| MPG | List of Critical Projects | Strategy Statement | Prioritized List of Gaps and Justifications | RPA Recommendations And Other Prioritized Recommendations or consolidations | Prioritized List of current projects continued/modified and/or New Funding Proposals with estimated costs |
| --- | --- | --- | --- | --- | --- |
| (A) | (B) | (C) | (D) | (E) | (F) |
| Snake River Sockeye ESU Sawtooth Valley Lakes | 199107100 199204000 200740200 BPA Umbrella Project #200740200; Contracts: 40909 (Shoshone-Bannock Tribes), 40175 (NOAA Captive Brood), 39681 (ODFW Smolt Rearing), 37981 (IDFG Captive Brood), 35436 (Facility Acquisition). | Transition from the current gene conservation program to a species-recovery program by producing 500,000 to 1,000,000 sockeye smolts annually. Continue genotyping all spawners used in the program so PBT may be used to identify progeny at any life stage. PIT-tag sockeye juveniles for SAR estimates, smolt and adult run-timing through the hydrosystem, and collection efficiency at LGR. Implement studies to estimate survival from LGR to Stanley Basin lakes and to indentify where losses occur. Monitor all fisheries (sport, tribal, commercial) and estimate incidental harvest of Snake River sockeye using PBT and GSI. Enumerate adult and residual spawning populations in Sawtooth Valley Lakes | Sockeye genetic baseline needs to transition from microsatellites to SNP’s. Insufficient number of sockeye are PIT-tagged for accurate and precise juvenile survival, SAR, and dam collection efficiency estimates. Adult trapping and holding infrastructure at Stanley Basin trap sites is inadequate to handle the proposed-increased level of production. Uncertainty in the accuracy and precision of applying aggregate estimates of wild and hatchery adult sockeye mortality in Columbia and Snake River sport, tribal, and commercial fisheries to the Snake River ESU. Monitor limnological characteristics and juvenile sockeye salmon lake carrying capacity in association with supplementation efforts. | RPA Workgroup Recommendations: None Other Recommendations or Consolidations: The current program (gene conservation and captive broodstock) is supported with existing contracts. The proposed expanded production program will require enhanced funding and infrastructure to adequately monitor and evaluate VSP parameters and hatchery effectiveness. Acquire and develop a hatchery facility in Idaho to produce 500,000 to 1,000,000 sockeye smolts annually to release in Stanley Basin lakes. Design and construct adult trapping and holding facilities at Sawtooth Basin sites to accommodate increased production levels. Ensure adequate funding to continue PIT-tagging sockeye juveniles for SAR. Complete a comprehensive sockeye SNP genetic baseline by genotyping samples previously collected. Ensure adequate funding to genotype all hatchery spawners so Parental Based Tagging (PBT) can be used to indentify progeny at any life stage. Design and construct adult weirs to reduce intraspecific competition and enumerate adults | Existing/Modified/New Projects To Implement RPA Recommendations None Existing/Modified/New to Implement Other Recommendations None |
| Upper Columbia Sockeye ESU | 200850300 | Adult enumeration on Okanogan through dam counts followed up with live and carcass counts on the spawning grounds Okanogan juvenile enumeration done through hydroacoustic sampling by CDFO In Wenatchee adult enumeration is completed at Tumwater Dam. PIT tags are inserted at the dam to determine percent distribution of spawners to upriver tributaries. Smolt trap operated at outlet to Lk Wenatchee to determine total smolt outmigration | Coordination needed between Canada and US over hydroacoustic evaluation techniques used in Okanogan sockeye applied to Lk Wenatchee. Smolt trap efficiency at Lk Wenatchee needs to be further refined Trophic status of Lake Wenatchee needs to be determined in terms of sockeye production. Need to better understand pre-spawn mortality for Okanogan sockeye. Predator- prey interactions both in the river and in the lake for both Lk Wenatchee and Okanogan sockeye populations | RPA Workgroup Recommendations: None provided Other Recommendations or Consolidations: Continue the CRITFC sockeye study which includes implementing a pr-spawn mortality study NOTE: Ad Hoc group needs to prioritize the gaps identified for funding and prioritizations Find a more efficient location for the Wenatchee smolt trap downstream of the lake in order to improve trapping efficiency estimates and overall smolt migration estimates. Implement a trophic study in lake Wenatchee to determine sockeye productivity. | Existing/Modified/New Projects To Implement RPA Recommendations None Existing/Modified/New to Implement Other Recommendations (Highest priority) Implement the CRITFC sockeye study ($covered by MOA) (Lower Priority) Relocate Lake Wenatchee smolt traps downstream where mark-recapture efficiency is higher, WDFW ($125k ) (High Priority) Implement Lake Wenatchee trophic status study WDFW ($300k / yr for 5 yrs). (High Priority) Determine pre-spawn mortality of sockeye between Wells and spawning, A combination of the CRITFC study and the increased PIT tag detection arrays for steelhead will cover this and not require additional $, |
| Upper Columbia Coho ESU | 199604000 | VSP Rely upon redd counts and compare with dam counts at major dams Juveniles enumerated at smolt traps HATCHERY Currently developing local broodstock Intend to use natural production phase by monitoring PNOS and PNI HABITAT Habitat being monitored as part of other accord projects but not specific to coho. | Spawner composition is difficult to determine based upon carcass distribution Spawner stray rate is not fully known and it is uncertain and needs greater emphasis. {NOTE: Move this statement to Upper Columbia Domain Need density dependent information on effects on other listed species RPA 56.1} | RPA Workgroup Recommendations: None. Some concern expressed about the impact on habitat and VSP analysis of other species addressed by RPAs Other Recommendations or Consolidations: Currently funded through the Accord | Existing/Modified/New Projects To Implement RPA Recommendations None Existing/Modified/New to Implement Other Recommendations |
| Mid Columbia Coho Yakima | VSP 199506325 199506425 HATCHERY 199701325 Habitat 199704700 199704900 199705000 199705100 199705200 199803400 200107100 200202100 200202400 200202500 200203800 200205200 | Restoration program using combination of local and out-of-basin hatchery-origin brood and releasing fish at various life stages including adult, parr, and pre-smolt from various tributaries and acclimation sites above the confluence of the Naches and Yakima Rivers. Adult abundance: Video monitoring at Prosser (hatchery- and natural-origin recorded from marks), >95% of fish counted ; redd counts Juvenile abundance: subsampling at Roza and Chandler; working to develop outmigration estimates with confidence intervals using flow/entrainment expansions Productivity: Adult to adult productivity for natural-origin fish known with medium-high confidence since ~2000. Juvenile (Chandler smolt to Prosser adult) productivity being developed (see previous bullet) – presently estimates are developed with medium to low confidence using PIT tag data. Spatial Distribution: redd surveys by YN, targeting areas of release and known spawning areas; some telemetry work Diversity: DNA collected from sub-sample at Prosser Denil; Biological is monitored through physical samples from Prosser Denil trap and spawner carcass surveys Hatchery: hatchery- and natural-origin escapement and use in local brood stock is known Habitat: Many projects have been implemented; effectiveness monitoring will be part of overall YKFP project analysis | Smolt survival below Prosser Smolt survival from Sunnyside Dam to Prosser | Other Recommendations or Consolidations: Currently funded through the Accords Develop Master Plan and HGMP (intend to complete by end of 2012); submit to NPCC for 3-step review Use current available technologies (e.g. acoustic tags) to identify specific factors affecting smolt survival in identified reaches of the Yakima River. | Cost estimates to be developed and included in Master Plan |
| Lower Columbia Coho |
| Coast | Mitchell Act MER BPA SAFE #199306000 NOAA BiOp funding for smolt trapping Oregon Lottery | Washington Washington - WDFW 1. Develop an integrated status and trends monitoring program for fish and habitat The goal of the Integrated Status and Trends Monitoring (ISTM) project is to develop a coordinated VSP monitoring program that address key regional monitoring questions and develop study designs of sufficient quality and quantity to determine status of Lower Columbia River salmon and steelhead. In this process we will provide entities tasked with monitoring fish populations with a roadmap of the steps needed to develop an integrated, scientifically sound monitoring program that meet the needs of regional decision makers and managers. The objectives include: (1) Identify and prioritize decisions, questions, and objectives; (2) Evaluate extent to which existing programs align with these decisions, questions, and objectives; (3) Identify most appropriate monitoring design to inform priority decisions; (4) Use trade off analysis to develop specific recommendations for monitoring based on outcomes of objectives 1-3 and; (5) recommend implementation and reporting mechanisms. Results of this project for application by ODFW and WDFW to current monitoring approaches is projected for 2011.The Lower Columbia River Fish Recovery Board plans to integrate the recovery planning process results into the study. 2. Maintain and modify VSP monitoring to meet recovery plans, management needs, address critical uncertainties, and support integrated status and trends monitoring program Adult abundance is not estimated for most populations. Abundance is estimated for some populations using weir or redd counts. Adult productivity is determined by cohort analysis from sex ratio, origin, and age-structure of spawners from carcass surveys or traps on Elochoman, Cowlitz, Toutle, Lewis, and Wind Rivers. Fisheries for LCR coho are selective but impacts are not monitored. Juvenile productivity is estimated from 1 primary population per strata (Grays-Coast, Coweeman-Cascade, and Wind-Gorge) but is few fish are caught in the Wind due to limited distribution. Juvenile productivity is also estimate from IMW project. Cowlitz Falls, and Tilton. Adult spatial distribution is monitored a few population including Mill and Coweeman. Adult diversity is monitored by spawning time from stream surveys, and age, length, and run timing from traps. Baseline genetic (DNA) has been collected from most populations WDFW is participating in the ISTM project and will to the extent practical implement recommendations obtained from that project VSP monitoring should be consistent with NOAA monitoring guidance 3. Maintain and modify hatchery programs to meet recovery plans, mitigation requirements, and address critical uncertainties, and support integrated status and trends monitoring program WDFW is implementing hatchery reforms based on the recommendation of the HSRG Hatchery monitoring should be consistent with NOAA monitoring guidance WDFW is participating in the ISTM project and will to the extent practical implement recommendations obtained from that project 4. Develop habitat monitoring program to support an integrated status and trends monitoring program, which includes a component to validate fish response to habitat restoration An IMW was implemented in the Lower Columbia in 2003 and is now having habitat restoration treatments. This IMW should be continued until results are available. Funding is through the PCSRF and Washington Salmon Recovery Funding Board. Habitat monitoring should be consistent with NOAA monitoring guidance WDFW is participating in the ISTM project and will to the extent practical implement recommendations obtained from that project 5. Maintain and modify hydro monitoring programs that estimate adult and juvenile survival, collection efficiencies, address critical uncertainties, and to validate fish responses to hydro improvements Includes mainstem Columbia River dams (Bonneville), and Cowlitz, Lewis, and White Salmon River dams Hydro monitoring should be consistent with NOAA monitoring guidance WDFW is participating in the ISTM project and will to the extent practical implement recommendations obtained from that project 6. Maintain, modify, and standardize secure web accessible databases for integration, analysis, and reporting. Database development and management should be consistent with NOAA monitoring guidance WDFW is participating in the ISTM project and will to the extent practical implement recommendations obtained from that project Oregon Where field protocols for spawning surveys are deemed to provide acceptable precision and bias, and access is possible for most of the potential areas in the sample frame, ODFW has implemented either GRTS-based or census-based spawning surveys to provide population level information on abundance (spawners), productivity (recruits/spawner), diversity (occurrence of hatchery strays on spawning grounds, run timing, size, age, genetics), and distribution. Goal is to provide annual spawner abundance estimates at the ESA population scale with a precision of + 30% or better. NOTE that these surveys are preferable to fixed station counting since they have the potential to provide information on distribution which is not available with fixed station counts. They are, however, only preferable if they can produce estimates with acceptable precision and bias. Where field protocols are not amenable, ODFW uses information from existing or new adult trapping facilities to provide abundance, productivity, and diversity for sub-watershed areas. In these instances ODFW is not able to assess spatial distribution. Where field protocols for juvenile surveys provide acceptable precision and bias, and access is possible for most of the potential areas in the sample frame, ODFW has implemented GRTS-based surveys to provide strata level information on an index of abundance (fish/m2), productivity (juveniles per mile/spawners per mile), and distribution. Goal is to provide annual estimates of juvenile density at the ESA strata scale with a precision of + 30% or greater. In at least one sub-watershed per strata, ODFW traps adults in and juveniles out to provide estimates of marine and freshwater productivity (i.e. Life Cycle Monitoring sites). Goal is to provide annual estimates of adults in and adults out of selected watersheds with a precision of + 30% or better. | Washington Infrastructure to support data storage, analysis, reporting, and dissemination. Identify spatial extent of spawning (sample frame). Develop LCR specific redds/female, observer efficiency, and residence time for coho salmon. Estimate precision (CV). Conduct power analysis for adult and juvenile abundance estimates Conduct validation redd surveys above weirs, mark-recapture, or DIDSON sites to validate redd or AUC estimates. Improve juvenile mark-recapture point and variance estimates to account for missed smolt trapping days, tag loss, missed tags, selectivity, and closure. Consider primary population fish in/out site for coho in cascades to Lower Gorge Tribs (Hamilton/Hardy/Duncan) to capture sufficient smolts. Improve redd or AUC based population estimates to account for both spatial/temporal sampling errors and observation/measurement errors. Evaluate alternate spatial sampling designs to index/supplemental approach. Development of DPS genetic sampling program and analyze all current samples. Estimate incidental mortality in LCR mainstem and tributary fisheries. Evaluate use of DIDSON to improve precision at high priority primary populations including IMW and fish in/out sites. Complete coho surveys are needed to expand CWT to develop hatchery harvest rates that are used as a surrogate for wild coho harvest rates ODFW Highest: Habitat monitoring at population scale and in non-wadeable streams Increased percentage of coho that are coded wire tagged to facilitate improved precision of PHOS and understanding of hatchery origin Life cycle monitoring sites to obtain information on marine and freshwater survival rates and gather information needed to develop and test habitat capacity models Understanding of precision and bias of harvest estimates and work to improve where needed High: GRTS-based surveys above fish counting/passage facilities to evaluate precision and bias Macroinvertebrate monitoring at MPG scale Improved data management systems Lower: Evaluation of how well Life Cycle monitoring sites represent conditions outside of the index areas and investigate the potential for implementing additional trap sites that could be operated periodically on a rotating basis to “calibrate” index sites to broader areas. Development of a strategic plan for regional implementation of a network of IMWs Development of a monitoring plan to evaluate the ecological impacts of hatchery fish releases | RPA Workgroup Recommendations: None provided Other Recommendations or Consolidations: WDFW Continue funding critical VSP monitoring within the MPG and ESU until the ISTM project is completed ie 200871000. Adequately fund the current ISTM project 200400200 for integrated fish and habitat status and trend monitoring for the entire Lower Columbia Domain. Gaps addressed in this study include: Improved estimates of hatchery spawners and estimates of all population indicators Development of spatial distribution monitoring program for adults Power analysis of juvenile and adult monitoring programs. Infrastructure to support data storage, analysis, reporting, and dissemination Funding for implementation of the results of the ISTM project by 2011. Fund proposals consistent with the Washington Forum statewide strategy for monitoring and LCFRB Recovery Plan ODFW 1. ODFW 1. Continue coded wire tagging and recovery programs 2. Continue to fund SAFE monitoring 3. Adequately fund the current ISTM project 200400200 for integrated fish and habitat status and trend monitoring for the entire Lower Columbia Domain and use results to prioritize future funding. | Existing/Modified/New Projects To Implement RPA Recommendations None Existing/Modified/New to Implement Other Recommendations WDFW ISTM Project (all species) - Highest priority for all spp. Modification intended to ensure adequate funding for ISTM $500K Coded Wire Tag Recovery Project (all species) -This project includes fisheries sampling and spawning ground surveys to recovery coded wire tags. Both of which are needed for estimate VSP parameters of abundance, diversity, and productivity. $1,000,000 LCR Coho M&E - LCR adult coho monitoring of distribution, escapement - Included in WDFW MOA proposal to BPA. Includes development and implementation of "Accuracy & Precision" project to develop LCR-specific apparent residence time estimate. Coho are listed under ESA and current monitoring occurs above Cowlitz dams, in Cedar, Duncan, Mill, Abernathy, & Germany creeks, and Coweeman River. Need primary and ESU population estimates. $661K Coded Wire Tag Recovery Project: Missing Production Groups (all species) - This project is an extension of CWT project -- to cover production groups needed for overall evaluation -- it includes analysis of CWT recoveries in various fisheries and the hatchery recoveries. Both of which are needed for estimate VSP parameters of abundance, diversity, and productivity. $327K Fish In/out Monitoring (all species) - Statewide strategy for the high quality escapement and smolt estimates for both fisheries and habitat monitoring. Could be expanded to rotating smolt trap design as in LCFRB recovery plan. (Candidate LCR watersheds: Elochoman/Skamokawa; Coweeman, Kalama, EF Lewis, Washougal, SF Toutle/Green Few changes to existing VSP monitoring until ISTM recommendations are obtained. Continue projects under SRFB (LCR IMW), Mitchell Act MER, PUDs (Tacoma Power & Pacificorp). ODFW Highest: Continue coded wire tagging and recovery programs (ODFW project 198201302). Cost/year: $217,881 Continue to fund SAFE monitoring (project 199306000). Cost/year: $130,085 for monitoring portion GRTS-based habitat monitoring at population scale in wadeable streams. Cost/year: $156k (for all pops and all MPGs in LCR) Increase percentage of coho that are coded wire tagged to facilitate improved precision of PHOS and understanding of hatchery origin: Cost: unknown Life cycle monitoring site in Clatskanie River. Cost is included as part of priority funding item 1 for Oregon chum salmon monitoring. ISTM project (200400200). Cost: $100k (ODFW portion) Understanding of precision and bias of harvest estimates and work to improve where needed. Cost: Included in funding for ISTM project (assuming it is identified as a priority) High: Develop new hatchery database system that is compatible with the proposed databases for production planning and marking (IStar), has the ability to store new data fields and expand as need arises, and is readily available to all personnel in ODFW. Cost: $60k (for all of Oregon) Juvenile outmigrant trapping at NF Klaskanine and Big Creek to obtain additional information on marine and freshwater survival rates and gather information needed to develop and test habitat capacity models. Cost: $60k/year GRTS-based surveys above fish counting/passage facilities to evaluate precision and bias. Cost: $60k/year (Includes NF Klatskanine, Big Creek, and Claskanie) Macroinvertebrate monitoring at MPG scale. Cost: $50k/year includes all MPGs in LCR) Lower: Evaluation of how well Life Cycle monitoring sites represent conditions outside of the index areas and investigate the potential for implementing additional trap sites that could be operated periodically on a rotating basis to “calibrate” index sites to broader areas. Cost: Included in funding for ISTM project (assuming it is identified as a priority) Strategic plan for regional implementation of a network of IMWs. Cost: Included in funding for ISTM project (assuming it is identified as a priority) Monitoring plan to evaluate the ecological impacts of hatchery fish releases. Cost: Included in funding for ISTM project (assuming it is identified as a priority) |
| Cascade | NOAA Mitchell Act Oregon Lottery Tacoma City Light PG&E City of Tacoma Pacificorp | ODFW VSP Strategy GRTS-based spawner surveys for annual spawner abundance estimates in each of the two populations within the MPG with a precision of + 30% or better. Surveys will also provide information on productivity, distribution, and some aspects of diversity (primarily spawn timing) Counts of fish passed above existing fish passage/counting facilities (PGE facilities at Clackamas NF Dam) and potentially new adult trapping/fish counting facilities (above Sandy Fish Hatchery on Cedar Creek ) to obtain census-based coho escapement estimates that can be compared to separate GRTS-based surveys above these census locations to evaluate the accuracy of GRTS-based surveys for spawning coho. GRTS-based snorkel surveys at the MPG scale (currently conducted at the combined Cascade and Gorge MPG scale). Surveys provide annual estimates of an index of abundance (density) of juvenile steelhead. Data from these surveys can also be used to evaluate aspects of productivity (juveniles density per spawner density), and distribution. In at least one sub-watershed in the MPG (proposed for Cedar Cr, Sandy R), trap adults in and juveniles out to provide estimates of marine and freshwater productivity (i.e. Life Cycle Monitoring sites). ODFW Hatchery Strategy Carcasses collected during GRTS-based spawning surveys provides PHOS for coho. PHOS is also currently estimated for coho passing over North Fork Dam on the Clackamas Monitoring of the ecological impacts of hatchery fish releases ODFW Habitat Strategy Status and trend in habitat conditions (physical instream and riparian) via GRTS-based surveys annually at the MPG scale and every 5 years at the population scale. (Currently conducted annually at the combined Cascade and Gorge MPG scale). GRTS-based sampling of macro-invertebrates at the combined Cascade and Gorge MPG scale as an indicator of water quality conditions (not currently funded) Pre- and post- habitat surveys of 15 habitat restoration projects within the ESU annually Implementation of IMWs where feasible, and strategic ODFW Guidance Strategy ODFW is participating in the ISTM project and will seek to implement monitoring recommendations obtained from that project. | WDFW Same as Coast Strategy Statement ODFW Highest: Habitat monitoring at population scale and in non-wadeable streams Increased percentage of coho that are coded wire tagged to facilitate improved precision of PHOS and understanding of hatchery origin Life cycle monitoring sites to obtain information on marine and freshwater survival rates and gather information needed to develop and test habitat capacity models Understanding of precision and bias of harvest estimates and work to improve where needed High: GRTS-based surveys above fish counting/passage facilities to evaluate precision and bias Macroinvertebrate monitoring at MPG scale Improved data management systems Lower: Evaluation of how well Life Cycle monitoring sites represent conditions outside of the index areas and investigate the potential for implementing additional trap sites that could be operated periodically on a rotating basis to “calibrate” index sites to broader areas. Development of a strategic plan for regional implementation of a network of IMWs Development of a monitoring plan to evaluate the ecological impacts of hatchery fish releases | RPA Workgroup Recommendations: None provided Other Recommendations or Consolidations: None ODFW Same as Coast MPG | Existing/Modified/New Projects To Implement RPA Recommendations None Existing/Modified/New to Implement Other Recommendations WDFW ISTM Project (all species) - Highest priority for all spp. Modification intended to ensure adequate funding for ISTM $500K Coded Wire Tag Recovery Project (all species) -This project includes fisheries sampling and spawning ground surveys to recovery coded wire tags. Both of which are needed for estimate VSP parameters of abundance, diversity, and productivity. $1,000,000 LCR Coho M&E - LCR adult coho monitoring of distribution, escapement - Included in WDFW MOA proposal to BPA. Includes development and implementation of "Accuracy & Precision" project to develop LCR-specific apparent residence time estimate. Coho are listed under ESA and current monitoring occurs above Cowlitz dams, in Cedar, Duncan, Mill, Abernathy, & Germany creeks, and Coweeman River. Need primary and ESU population estimates. $661K Coded Wire Tag Recovery Project: Missing Production Groups (all species) - This project is an extension of CWT project -- to cover production groups needed for overall evaluation -- it includes analysis of CWT recoveries in various fisheries and the hatchery recoveries. Both of which are needed for estimate VSP parameters of abundance, diversity, and productivity. $327K Fish In/out Monitoring (all species) - Statewide strategy for the high quality escapement and smolt estimates for both fisheries and habitat monitoring. Could be expanded to rotating smolt trap design as in LCFRB recovery plan. (Candidate LCR watersheds: Elochoman/Skamokawa; Coweeman, Kalama, EF Lewis, Washougal, SF Toutle/Green Coweeman FIFO - (If not included in Statewide FIFO strategy). Juvenile trapping and adult escapement estimates for all salmonids (tule Chinook, Coho, winter steelhead; all listed all Primary populations). Need is to stabilize funding for monitoring in this watershed. Different aspects of monitoring have been supported by different sources. $200K Few changes to existing VSP monitoring until ISTM recommendations are obtained. Continue projects under SRFB (LCR IMW), Mitchell Act MER, PUDs (Tacoma Power & Pacificorp). ODFW Highest: Continue coded wire tagging and recovery programs (ODFW project 198201302). Cost/year: $217,881 GRTS-based habitat monitoring at population scale in wadeable streams. Cost/year: $156k (for all pops and all MPGs in LCR) Increased percentage of coho that are coded wire tagged to facilitate improved precision of PHOS and understanding of hatchery origin: Cost: unknown Life cycle monitoring site in Cedar Creek (Sandy River). Cost: $50k/year Rotating smolt trapping in Sandy River. Cost ($50k/year) ISTM project (200400200). Cost: $100k (ODFW portion) Understanding of precision and bias of harvest estimates and work to improve where needed. Cost: Included in funding for ISTM project (assuming it is identified as a priority) High: Develop new hatchery database system that is compatible with the proposed databases for production planning and marking (IStar), has the ability to store new data fields and expand as need arises, and is readily available to all personnel in ODFW. Cost: $60k (for all of Oregon) GRTS-based surveys above fish counting/passage facilities to evaluate precision and bias. Cost: $60k/year (NF Clackamas and Cedar Creek) Macroinvertebrate monitoring at MPG scale. Cost: $50k/year (includes all MPGs in LCR) Lower: Evaluation of how well Life Cycle monitoring sites represent conditions outside of the index areas and investigate the potential for implementing additional trap sites that could be operated periodically on a rotating basis to “calibrate” index sites to broader areas. Cost: Included in funding for ISTM project (assuming it is identified as a priority) Strategic plan for regional implementation of a network of IMWs. Cost: Included in funding for ISTM project (assuming it is identified as a priority) Monitoring plan to evaluate the ecological impacts of hatchery fish releases. Cost: Included in funding for ISTM project (assuming it is identified as a priority) |
| Gorge | NOAA Mitchell Act Oregon Lottery 199801900 199801900 198805308 198805303 USGS | ODFW VSP Strategy GRTS-based spawning surveys for annual spawner abundance estimates where feasible (currently conducted Upper and Lower Gorge) within the MPG with a precision of + 30% or better (not currently funded). Due to poor water clarity as a result of glacial till, the accuracy of GRTS-based spawning surveys is questionable in a considerable portion of the range of steelhead within the Hood population area. After the removal of Powerdale Dam a temporary floating weir and trap is proposed for EF Hood River. This trap will provide estimates of winter steelhead escapement, hatchery fraction, and other diversity metrics for a substantial portion of the Hood River population area. Counts of fish passed above the East Fork Hood River weir can be compared to separate GRTS-based surveys above the weir to evaluate the accuracy of GRTS-based surveys for spawning steelhead. GRTS-based snorkel surveys at the MPG scale (currently conducted at the combined Cascade and Gorge MPG scale). Surveys provide annual estimates of an index of abundance (density) of juvenile steelhead. Data from these surveys can also be used to evaluate aspects of productivity (juveniles density per spawner density), and distribution. Because of the problem of poor water visibility in Hood River due to glacial till, many of the survey sites in the Hood River population area are not amenable to snorkel counts. In at least one sub-watershed in the MPG (proposed for EF Hood River), trap adults in and juveniles out to provide estimates of marine and freshwater productivity (i.e. Life Cycle Monitoring sites). ODFW Hatchery Strategy Carcasses recovered during GRTS-based spawning surveys provide PHOS for the Lower and Upper Gorge populations. It will also be evaluated for fish arriving at the floating weir planned for EF Hood River Monitoring of the ecological impacts of hatchery fish releases ODFW Habitat Strategy Status and trend in habitat conditions (physical instream and riparian) via GRTS-based surveys annually at the MPG scale and every 5 years at the population scale. (Currently conducted annually at the combined Cascade and Gorge MPG scale). GRTS-based sampling of macro-invertebrates at the MPG scale as an indicator of water quality conditions (not currently funded) Implementation of IMWs where feasible, and strategic ODFW Guidance Strategy ODFW is participating in the ISTM project and will seek to implement monitoring recommendations obtained from that project. | WDFW Implement GRTS redd sampling in Oregon and Washington tributaries Fund a floating weir in WF Hood River Wind River BPA Funding due to end in 2009 SRFB Funding in Wind River due to end in 2010 ODFW Highest: Habitat monitoring at population scale and in non-wadeable streams Increased percentage of coho that are coded wire tagged to facilitate improved precision of PHOS and understanding of hatchery origin Life cycle monitoring sites to obtain information on marine and freshwater survival rates and gather information needed to develop and test habitat capacity models Identification of areas conducive to GRTS spawning surveys (i.e. adequate visibility and access) and evaluation of cost/benefit of expanding GRTS-based spawning surveys for coho to feasible areas not currently surveyed (primarily in the Hood population unit) Feasibility of installing sonar (i.e. DIDSON) low in the system to monitor escapement. Methodologies needed to monitor extent and impact of hatchery origin fish on spawning grounds in areas not amenable to spawning ground surveys Understanding of precision and bias of harvest estimates and work to improve where needed High: GRTS-based surveys above fish counting/passage facilities to evaluate precision and bias Macroinvertebrate monitoring at MPG scale Lower: Evaluation of how well Life Cycle monitoring sites represent conditions outside of the index areas and investigate the potential for implementing additional trap sites that could be operated periodically on a rotating basis to “calibrate” index sites to broader areas. Development of a strategic plan for regional implementation of a network of IMWs Development of a monitoring plan to evaluate the ecological impacts of hatchery fish releases | RPA Workgroup Recommendations: None provided Other Recommendations or Consolidations: ODFW Same as Coast MPG with the following addition 1. Continue to fund project 198805304 & 198805308 | Existing/Modified/New Projects To Implement RPA Recommendations None Existing/Modified/New to Implement Other Recommendations ODFW Highest: Continue coded wire tagging and recovery programs (ODFW project 198201302). Cost/year: $217,881 Continue project 198805304 (M&E Hood River). Cost: $476,209/year Continue project 198805308 (Powerdale Hood River Production). Cost: $134,494/year for monitoring portion GRTS-based habitat monitoring at population scale in wadeable streams. Cost/year: $156k (for all pops and all MPGs in LCR) Increased percentage of coho that are coded wire tagged (out of basin) to facilitate improved precision of PHOS and understanding of hatchery origin: Cost: unknown ISTM project (200400200). Cost: $100k (ODFW portion) Life cycle monitoring site in Neal Creek. Cost/year: $100k Identification of areas conducive to GRTS spawning surveys (i.e. adequate visibility and access) and evaluation of cost/benefit of expanding GRTS-based spawning surveys for coho to feasible areas not currently surveyed (primarily in the Hood population unit). Cost: Included in funding for ISTM project (assuming it is identified as a priority) Feasibility of installing sonar (i.e. DIDSON) low in the system to monitor escapement. Cost: Included in funding for ISTM project (assuming it is identified as a priority) Methodologies needed to monitor extent and impact of hatchery origin fish on spawning grounds in areas not amenable to spawning ground surveys. Cost: Included in funding for ISTM project (assuming it is identified as a priority) Understanding of precision and bias of harvest estimates and work to improve where needed. Cost: Included in funding for ISTM project (assuming it is identified as a priority) High: Develop new hatchery database system that is compatible with the proposed databases for production planning and marking (IStar), has the ability to store new data fields and expand as need arises, and is readily available to all personnel in ODFW. Cost: $60k (for all of Oregon) GRTS-based surveys above fish counting/passage facilities to evaluate precision and bias. Cost: $60k/year (EF & WF Hood River) Macroinvertebrate monitoring at MPG scale. Cost: $50k/year (includes all MPGs in LCR) Lower: Evaluation of how well Life Cycle monitoring sites represent conditions outside of the index areas and investigate the potential for implementing additional trap sites that could be operated periodically on a rotating basis to “calibrate” index sites to broader areas. Cost: $50k Strategic plan for regional implementation of a network of IMWs. Cost: Included in funding for ISTM project (assuming it is identified as a priority) Monitoring plan to evaluate the ecological impacts of hatchery fish releases. Cost: Included in funding for ISTM project (assuming it is identified as a priority) |
| Lower Columbia Chum ESU |
| Coast-Cascade-Gorge | PCSRF Mitchell Act MER SRFB NOAA Biop contract for smolt trapping 199900301 200105300 | VSP Oregon Monitoring strategy is to monitor chum abundance in the Clackamas River using life adults carcasses and redds. Experimental reintroductions into Scappoose and Clatskanie basins using supplementation from Grays River stock coupled with habitat improvement projects within the chum utilization zones to extend into former range will require additional future monitoring WDFW. WDFW. 1. Develop an integrated status and trends monitoring program for fish and habitat The goal of the Integrated Status and Trends Monitoring (ISTM) project is to develop a coordinated VSP monitoring program that address key regional monitoring questions and develop study designs of sufficient quality and quantity to determine status of Lower Columbia River salmon and steelhead. In this process we will provide entities tasked with monitoring fish populations with a roadmap of the steps needed to develop an integrated, scientifically sound monitoring program that meet the needs of regional decision makers and managers. The objectives include: (1) Identify and prioritize decisions, questions, and objectives; (2) Evaluate extent to which existing programs align with these decisions, questions, and objectives; (3) Identify most appropriate monitoring design to inform priority decisions; (4) Use trade off analysis to develop specific recommendations for monitoring based on outcomes of objectives 1-3 and; (5) recommend implementation and reporting mechanisms. Results of this project for application by ODFW and WDFW to current monitoring approaches is projected for 2011.The Lower Columbia River Fish Recovery Board plans to integrate the recovery planning process results into the study. 2. Maintain and modify VSP monitoring to meet recovery plans, management needs, address critical uncertainties, and support integrated status and trends monitoring program Current strategy determines adult abundance as peak count/mile for index reaches within selected streams. Since 2004 mark-recapture estimates are used to develop peak count expansion factors, observer efficiency, and residence time for Grays and Lower Gorge populations only. Adult productivity of sufficient time series is only available for Lower Gorge tributaries, and Grays River. Juvenile productivity is estimated from 1 population in the costal strata (Grays) in 2008. Strategy uses spawner density in high use areas and periodically for lower use areas to determine adult spatial distribution. Adult diversity is monitored by stream surveys including spawning time, age, & length. All hatchery chum salmon are thermally mass marked, and otolith decoding is used to estimate origin. Baseline genetic data has been collected but not fully analyzed. Chum BiOp project 200871000 will develop an M&E plan for chum salmon in Washington and coordinate with Oregon WDFW is participating in the ISTM project and will to the extent practical implement recommendations obtained from that project VSP monitoring should be consistent with NOAA monitoring guidance 3. Maintain and modify hatchery programs to meet recovery plans, mitigation requirements, and address critical uncertainties, and support integrated status and trends monitoring program WDFW is implementing hatchery reforms based on the recommendation of the HSRG The goal for the current chum salmon hatchery program is salmon recovery Hatchery monitoring should be consistent with NOAA monitoring guidance WDFW is participating in the ISTM project and will to the extent practical implement recommendations obtained from that project 4. Develop habitat monitoring program to support an integrated status and trends monitoring program, which includes a component to validate fish response to habitat restoration An IMW was implemented in the Lower Columbia in 2003 and is now having habitat restoration treatments. This IMW should be continued until results are available. Funding is through the PCSRF and Washington Salmon Recovery Funding Board. Habitat monitoring should be consistent with NOAA monitoring guidance WDFW is participating in the ISTM project and will to the extent practical implement recommendations obtained from that project 5. Maintain and modify hydro monitoring programs that estimate adult and juvenile survival, collection efficiencies, address critical uncertainties, and to validate fish responses to hydro improvements Includes mainstem Columbia River dams (Bonneville), and Cowlitz, Lewis, and White Salmon River dams Hydro monitoring should be consistent with NOAA monitoring guidance WDFW is participating in the ISTM project and will to the extent practical implement recommendations obtained from that project 6. Maintain, modify, and standardize secure web accessible databases for integration, analysis, and reporting. Database development and management should be consistent with NOAA monitoring guidance WDFW is participating in the ISTM project and will to the extent practical implement recommendations obtained from that project ODFW VSP Strategy Monitoring will focus on the Scappoose and Clatskanie where research will be conducted on ways to re-establish natural origin chum Census based spawning surveys to determine natural and hatchery origin abundance of chum spawners in research (i.e. treated and untreated) areas. (Treatments will be habitat improvement and hatchery fish supplementation) Chum spawners observed during GRTS-based fall Chinook surveys and coho surveys will be recorded and should provide reasonable information on the spawning escapement of chum in areas outside of the two research areas JOM trapping for chum fry migrating out of research areas ODFW Hatchery Strategy Scale and otolith analysis will be used to determine PHOS from carcasses recovered during census-based and GRTS-based spawning surveys Monitor in-hatchery performance and adult returns at Big Creek and Hunt Creek as directed by standards identified in Section 11 of the HGMP’s for those facilities. ODFW Habitat Strategy Census-based surveys will be used to assess instream habitat and riparian conditions in chum re-establishment research areas. (i.e. Scappoose and Clatskanine). The temporal and spatial scale of these surveys is TBD For the entire ESU, status and trend in habitat conditions (physical instream and riparian) via GRTS-based surveys annually at the MPG scale and every 5 years at the population scale. (Currently conducted annually at the combined Cascade and Gorge MPG scale). GRTS-based sampling of macro-invertebrates at the MPG scale as an indicator of water quality conditions (not currently funded) ISTM Statement The goal of the Integrated Status and Trends Monitoring (ISTM) project is to develop a coordinated VSP monitoring program that address key regional monitoring questions and develop study designs of sufficient quality and quantity to determine status of Lower Columbia River salmon and steelhead. In this process we will provide entities tasked with monitoring fish populations with a roadmap of the steps needed to develop an integrated, scientifically sound monitoring program that meet the needs of regional decision makers and managers. The objectives include: (1) indentify and prioritize decisions, questions, and objectives; (2) Evaluate extent to which existing programs align with these decisions, questions, and objectives; (3) Identify most appropriate monitoring design to inform priority decisions; (4) Use trade off analysis to develop specific recommendations for monitoring based on outcomes of objectives 1-3 and; (5) recommend implementation and reporting mechanisms. Results of this project for application by ODFW and WDFW to current monitoring approaches is projected for 2011. The Lower Columbia River Fish Recovery Board plans to integrate the recovery planning process results into the study. | Oregon Highest: Freshwater survival and performance of hatchery fed-fry, direct planted eyed eggs, and natural production following reintroduction of chum salmon into targeted subbasins Census-based habitat surveys in research areas Ecological interactions, particularly predation impacts, associated with reintroduction of chum salmon into Columbia River Coastal stratum tributaries. Census-based spawning surveys for chum in research areas Impact of commercial gillnet fisheries for incidental harvest of chum salmon with respect to harvest rates and stock of origin High: GRTS-based habitat monitoring at population scale and in non-wadeable streams Macroinvertebrate monitoring at MPG scale Improved data management systems Data quality and certainty is believed to be high for recent mark-recapture populations in the Lower Gorge and Grays River and is unknown for other populations due to limited sampling and untested assumptions, uncertainty in the sampling frame, and spatial survey designs. Adult productivity for Chum populations relies on untested assumptions about out of basin harvest. Juvenile productivity monitoring data quality and certainty was not high because only one population is being monitored (Grays) which began in 2008. Fine scale spatial data is available for high use reaches in Grays and Lower Gorge tributaries. Adult phenotypic diversity is high for two populations for spawning time, age, & length but unavailable for other populations. Genotypic data quality and uncertainty is unknown because genetic analysis is not completed. | RPA Workgroup Recommendations: The workgroup recommends that after the analyses of data from implementation of RPA 63.1, further research may be needed to identify mechanisms by which “intervention” programs affect the recovery of listed populations (expansion of Project 199305600 may identify some of these mechanisms). Other Recommendations or Consolidations ODFW Adequately fund the current ISTM project 200400200 for integrated fish and habitat status and trend monitoring for the entire Lower Columbia Domain. Gaps addressed in this study include: Improved estimates of hatchery spawners and estimates of all population indicators Development of spatial distribution monitoring program for adults Power analysis of juvenile and adult monitoring programs. Infrastructure to support data storage, analysis, reporting, and dissemination Funding for implementation of the results of the ISTM project by 2011. Fund proposals consistent with the Oregon Recovery Plan for the Lower Columbia. WDFW Continue funding critical VSP monitoring within the MPG and ESU until the ISTM project is completed ie 200871000. Adequately fund the current ISTM project 200400200 for integrated fish and habitat status and trend monitoring for the entire Lower Columbia Domain. Gaps addressed in this study include: Improved estimates of hatchery spawners and estimates of all population indicators Development of spatial distribution monitoring program for adults Power analysis of juvenile and adult monitoring programs. Infrastructure to support data storage, analysis, reporting, and dissemination Funding for implementation of the results of the ISTM project by 2011. Fund proposals consistent with the Washington Forum statewide strategy for monitoring and LCFRB Recovery Plan | Existing/Modified/New Projects To Implement RPA Recommendations WDFW 200871000 Chum Salmon Enhancement RPA 63.1 PNAMP 200400200 RPA 71, 72 Existing/Modified/New to Implement Other Recommendations ODFW Few changes to existing VSP monitoring until ISTM recommendations are obtained. WDFW WDFW ISTM Project (all species) - Highest priority for all spp. Modification intended to ensure adequate funding for ISTM $500K LCR Chum Biop Project (200871000) - Chum salmon enhancement in the LCR (inculdes monitoring, restoration, rebuilding, and reintroduction) - Funding already secured for planning & development of integrated monitoring plan and habitat restoration in FY10 ($497K). In FY11 Duncan Cr project (200105300) & Below the Dams project (199900301) to be combined into one project ($1.1M) for full implementation. Includes smolt trapping for multiply listed species on Grays & possibly Hamilton Creek. $1.1M Fish In/out Monitoring (all species) - Statewide strategy for the high quality escapement and smolt estimates for both fisheries and habitat monitoring. Could be expanded to rotating smolt trap design as in LCFRB recovery plan. (Candidate LCR watersheds: Elochoman/Skamokawa; Coweeman, Kalama, EF Lewis, Washougal, SF Toutle/Green Few changes to existing VSP monitoring until ISTM recommendations are obtained. Continue projects under SRFB (LCR IMW), Mitchell Act MER, PUDs (Tacoma Power & Pacificorp). ODFW Highest: Fund chum re-establishment monitoring program which includes: a) Freshwater survival and performance of hatchery fed-fry, direct planted eyed eggs, and natural production following reintroduction of chum salmon into targeted subbasins; b) Census-based habitat surveys in research areas; c) Ecological interactions, particularly predation impacts, associated with reintroduction of chum salmon into Columbia River Coastal stratum tributaries; and d) Census-based spawning surveys for chum in research areas. Cost/year: $324k Fund remainder of ISTM project (200400200) . Cost: $100k (ODFW portion) High: Fund GRTS-based habitat monitoring at population scale in wadeable streams. Cost/year: $156k (for all pops and all MPGs in LCR) Habitat monitoring in non-wadeable streams. Cost: $100k/year (includes all pops and MPGs in LCR) Macroinvertebrate monitoring at MPG scale. Cost: $50k/year (includes all MPGs in LCR) Develop new hatchery database system that is compatible with the proposed databases for production planning and marking (IStar), has the ability to store new data fields and expand as need arises, and is readily available to all personnel in ODFW. Cost: $60k (for all of Oregon) Lower: Evaluation of impact of commercial gillnet fisheries incidental harvest of chum salmon with respect to harvest rates and stock of origin. Cost: $60k |
| TABLE METADATA DESCRIPTION | Include in this column all BPA contracts and other fund sources crucial for continued VSP and hatchery evaluations. | Include in this column a summary statement of your strategy for obtaining VSP information and how supplementation, if any, is used. If the strategy is different between the co-managers indicate where they differ. | Include in this column significant information gaps that if funded would provide significant improvement to data quality or will provide new VSP or hatchery information not currently available | Included in this column (E) are the RPA Recommendations that address specific RPAs and any recommendations that would end, modify, or consolidate projects. Also list any significant new funding proposals that if funded would address a significant VSP or Hatchery gap in priority order 1 through N where 1 is the highest priority. | Describe how the recommendations described in column E can be fulfilled through maintaining existing projects, modifications/consolidations/enhancements of existing projects, adding new projects, or a combination thereof. For existing BPA-funded projects please include the project number. In parentheses provide cost estimates for additional costs for project modifications/enhancements, reduced costs of project modifications/consolidations, and additional costs for new proposals. Rank order all new proposals, existing contracts with no changes, and existing contracts with additions or subtractions and new proposed contracts, 1 through N with 1 being the most important to fund |