APPENDICES to the Rate Case Cost Report

March 24, 2005 Draft

Appendix A.  Framework of Analysis for Future Program Implementation Costs (NPCC Staff Explanation, December 7, 2004)

The staff has reviewed current program costs to estimate needs for Bonneville’s next rate period that begins in Fiscal Year 2007.  Bonneville’s rate case will provide a funding level for program implementation to determine the revenue requirements it must set its rates to collect.  The purpose of this analysis is to examine the components of current program costs and describe influences on future program funding needs.  This analysis is still under development.   Council staff is seeking input on these initial concepts and assumptions.

The staff consulted with Bonneville in this analysis.  Both Bonneville and Council staff agreed to use project funding data and categorizations compiled by CBFWA staff (see attachments).

- In each program budget category, an average of actual project spending from FY 2001 to FY 2004 was established.  Some additional verification of this information is needed but the Council and Bonneville agreed that the CBFWA staff categorization of costs and the accounting of annual project spending is appropriate for this analysis.

- The Council and Bonneville staff classified certain project costs as established long term funding responsibilities by virtue of specific Program measures, NEPA requirements, written agreement or other specific commitment of Bonneville funding for the projects.  This exercise was called the “Appraisal”.  While the costs of these projects may change after further review (e.g., if they could be done more cost effectively; refocus of scope to better align with current needs) the staff’s opinion is that these projects are likely to continue as long term Bonneville funding responsibilities during the next rate period.

- The staff defined program scale “drivers” that are likely to significantly influence the program cost categories during the next rate period.  Such drivers include Biological Opinion requirements, current direction of Program implementation and the objectives of subbasin plans.  The analysis considers likely sources of increased costs for Program implementation as well as potential areas where current program costs could decline for specific reasons.  This memorandum describes those drivers.   Inflation in project costs and labor is a program-wide issue that needs to be considered, but was not separately estimated in any of the program budget categories.

The intended use for this analysis is to move the regional discussion of potential future program costs into more specific assumptions of the cost elements for future program funding.  The discussions between Bonneville and Council staff reached general agreement on the basic framework of program cost categories, the current costs that are likely to remain specific project funding requirements (the Appraisal) and the utility of estimating future costs by specific “drivers” grounded in known assumptions about program implementation.

It’s important to understand that this analysis does not propose actual allocations of future program budgets.  It is intended to inform the Council about the relative size of current program commitments and the likely influences on their costs in the next rate case.  Actual program allocations across subbasins and provinces will be determined through future project selection and budgeting decisions.

If this framework is acceptable, then the analysis of potential costs would benefit from regional review of the assumptions of factors defined in the project cost categories.

Program Categories and Assumptions

# Monitoring and Evaluation

The monitoring and evaluation category of the Fish and Wildlife Program includes mainstem passage monitoring, hatchery monitoring and evaluation, habitat and watershed assessments, and habitat inventories.  Examples of currently funded projects in this category are the Coded Wire Tag Recovery project, the Salmon River Habitat Monitoring and Evaluation Project and the Umatilla Basin Natural Production Monitoring and Evaluation Project.  The average annual program spending from 2001 through 2004 in the monitoring and evaluation category was approximately $30 million.  Approximately $9.3 million were identified as explicit long-term funding commitments costs in the Council/Bonneville staff program appraisal.   Staff expects future monitoring and evaluation needs will be reviewed and prioritized by the Pacific Northwest Aquatic Monitoring Program (PNAMP) and the Collaborative Systemwide Monitoring and Evaluation Program (CSMEP).

Potential drivers of cost increases:

- Biological Opinion requirements for large-scale population and habitat monitoring

- Mainstem evaluations

- Fall chinook monitoring

Potential drivers of cost reductions:

- Finding efficiencies in project scale monitoring

- Reprogramming funds from short term assessments

- Consolidating monitoring and evaluation at a regional scale

- More rigorous cost sharing where there is a shared responsibility and/or if the M&E isn’t directly related to accomplishing the objectives of the program

The net assumption for change in the monitoring and evaluation category is that funding needs will stay at the same level as current funding or decrease.  This assumption relies on successfully prioritizing monitoring and evaluation needs across the region, including modifications to current projects to better align with priorities and associated management/policy needs.

| 2001-2004 average expenditure | Appraisal estimate | Net conclusion of “drivers” |
| --- | --- | --- |
| $30 million | $9.3 million | Same or decrease |

# Research

The research category of the Fish and Wildlife Program includes studies that collect and analyze new information.  Examples of currently funded research projects include projects such as Ocean Survival of Salmonids, Avian Predation of Juvenile Salmonids in the Lower Columbia and Salmon and understanding the effects of summer flow augmentation on fall chinook through Lower Granite Reservoir. The average annual program spending in this category from 2001 through 2004 was approximately $11 million.  Approximately $2.1 million was identified as explicit program commitments in the Council staff program appraisal.   Most of this amount is committed to long term supplementation evaluations in Idaho Rivers.

Potential drivers of cost increases:

- Life-stage research needs based on recent biological information, including that identified in the Biological Opinion

- The Council’s research plan, which calls for some new and better coordinated research, and continued interest in the funding “Innovative” projects

Potential drivers of cost reductions:

- Reduction of the funding for ad hoc research as regional coordination improves

- Potential for other entities to fund or provide a significant cost share if not a program responsibility (i.e., NOAA-Fisheries, the Corps AFEP program, etc).

The net assumption for change in this category is that the need for funding may be reduced from current levels by implementation of a coordinated research strategy that emphasizes focus on information needs for management/policy decisions.

| 2001-2004 average expenditure | Appraisal estimate | Net conclusion of “drivers” |
| --- | --- | --- |
| $11 million | $2.1 million | Same or decrease |

# Information Management, Coordination and Administration (IMCA)

The IMCA category includes coordination and data management and administration projects.  Examples of these projects are the Fish and Wildlife Program Implementation through the Columbia Basin Fish and Wildlife Authority (CBFWA), Streamnet and the funding of the Fish Passage Center.   The average annual spending for this category of the Fish and Wildlife Program from 2001 through 2004 was approximately $11.7 million.  Approximately $10.9 million was identified as a fixed or infrastructure program cost in the Council staff program appraisal.

Potential drivers of cost increases:

- Watershed coordination support (post subbasin planning)

- Regional data management needs

Potential drivers of cost reductions:

- Efficiencies may be found in the current work that is likely to continue into the next funding period.  Updating of roles and responsibilities and associated tasks needs to occur.

- Greater cost sharing/co-funding

The net assumption for change in this category is that the need for funding may increase somewhat over current funding levels.  (Again this category is similar to M&E and may also require a policy decision on the appropriate level or percentage of the total program).

| 2001-2004 average expenditure | Appraisal estimate | Net conclusion of “drivers” |
| --- | --- | --- |
| $11.7 million | $10.9 million | Same or increase |

# Production

The Production category includes the operation and maintenance of resident and anadromous hatchery projects.  Examples are the Yakima-Klickitat Fisheries Project, the Umatilla Fish Hatchery Operations and Maintenance and the Kootenai River White Sturgeon Studies and Conservation Aquaculture project.  The average annual spending in this category from 2001 through 2004 was approximately $39.6 million.  Approximately $32.5 million was identified as a fixed program cost in the Council staff program appraisal.

Potential drivers of cost increases:

- O&M requirements for new production facilities/programs that may be approved by the Council and Bonneville in the near future. These include: Chief Joe Hatchery, Northeast Oregon Hatchery project, Klickitat Hatchery, Mid-Columbia Coho program and others

- Conceptual and preliminary design now accounted for in expense (used to be capitalized)

Potential drivers of cost reductions:

- Efficiencies in project scale operations

- The completion of some construction activities

The net assumption for change in this category is that the costs of the work in this category would increase over the current level, given the new facilities that are on the horizon.

| 2001-2004 average expenditure | Appraisal estimate | Net conclusion of “drivers” |
| --- | --- | --- |
| $39.6 million | $32.5 million | Increase |

# Mainstem

The mainstem category includes predator control and mainstem passage improvements.  Examples are the Northern Pikeminnow Management Program, law enforcement projects and the evaluation of live-capture harvest methods for commercial fisheries project. The average annual spending in the mainstem category from 2001 through 2004 was approximately $6 million.  Approximately$4.6 million was identified as a fixed program cost in the Council staff program appraisal.

Potential drivers of cost increases:

- Increase predator control funding as called for in the Biological Opinion

- Lamprey passage improvements

Potential drivers of cost reductions:

- Staff analysis did not forecast reductions in program requirements in this area unless funding responsibility is transferred to the Corps and/or shared with other parties.

The net assumption for change in this category is that the cost of the funding projects in the mainstem would increase.

| 2001-2004 average expenditure | Appraisal estimate | Net conclusion of “drivers” |
| --- | --- | --- |
| $6 million | $4.6 million | Increase |

# Habitat

The habitat category includes habitat restoration and protection projects such as land acquisitions, irrigation screening, tributary passage improvement and riparian protection projects.  Examples include the Fifteenmile Creek Riparian Fencing project, the Pend Oreille Wetlands Wildlife Mitigation project and the Clearwater Focus Program.  The average annual spending in this category from 2001 through 2004 was approximately $36 million.  Approximately $12 million was identified as a fixed program cost in the Council staff program appraisal.  Significant new initiatives that may drive the costs of this category higher include the implementation of subbasin plans and the revised biological opinion.  Council staff will continue to solicit input from the region regarding the “drivers” for the habitat category and the pace of implementation of new habitat restoration and protection work.

Considerations:

- Should focus be on habitat restoration or protecting high quality habitat?

- What is the role of conservation easements?

- Leveraging use of CREP program funding and other funding sources through cost sharing.

- Roll-up of subbasin goals & objectives may yield a sharper focus on priorities for target populations and hence may help stabilize overall cost increases.

| 2001-2004 average expenditure | Appraisal estimate | Net conclusion of “drivers” |
| --- | --- | --- |
| $36 million | $12 million | Increase level |

Potential drivers of cost increases:

- Implementation of subbasin plans

- Implementation of Biological Opinion UPA

Potential drivers of cost decreases:

- Refocus of efforts through roll-up of subbasin plan objectives

- Cost-sharing with other similar programs

- Increased use of Conservation Easements rather than fee acquisition for habitat protection

Appendix B – Subbasin Cost Summaries

|  | Kootenai-UCUT | Kootenai-CSKT/MDFWP | Flathead-CSKT/MDFWP | Province Cost |
| --- | --- | --- | --- | --- |
| MOUNTAIN COLUMBIA | Total Cost ($M) | Total Cost ($M) | Total Cost ($M) | 10Yr Totals ($M) |
| IMCA - Regional Data Management |  |  |  |  |
| IMCA - Watershed Coordination | $2.0 |  |  | $2.0 |
| M&E - Programmatic M&E |  |  |  |  |
| M&E - Mainstem Evaluations |  |  |  |  |
| M&E - Subbasin Planning |  |  |  |  |
| Research |  |  |  |  |
| Production - New Facilities (Capital) | $20.2 |  | $2.6 | $22.8 |
| Production - FWP facilities O/M |  |  |  |  |
| Production - BiOp Improvements |  |  |  |  |
| Production - Other Subbasin Costs |  |  | $1.3 | $1.3 |
| Habitat - Land Protection Cost | $6.0 | $6.5 | $22.2 | $34.7 |
| Habitat - Instream Flow Cost |  |  |  |  |
| Habitat - Enhancement & Restoration Cost | $32.6 | $7.0 | $12.6 | $52.2 |
| Habitat - Wildlife Mitigation Cost |  |  |  |  |
| Habitat - Additional Assessment | $3.0 | $1.2 | $2.6 | $6.8 |
| Habitat - Additional Tributary "Small" Passage (Expense) |  | $0.4 | $0.7 | $1.1 |
| Habitat - Additional "Major" Tributary Passage (Capital) |  |  |  |  |
| Habitat - Other Costs |  |  |  |  |
| Total Subbasin Additional | $63.8 | $15.1 | $42.0 | $120.8 |
| Total Province Additional |  | $120.8 |  |  |
| Source: | UCUT | CSKT/MDFWP |  |
|  | Coeur D'Alene-Other | Columbia/L. Roosevelt-Other | Intermtn General-Other | Pend Oreille-Other | Spokane-Other |  |
| INTERMOUNTAIN | Total Cost ($M) | Total Cost ($M) | Total Cost ($M) | Total Cost ($M) | Total Cost ($M) | 10Yr Totals ($M) |
| IMCA - Regional Data Management |  |  |  |  |  |  |
| IMCA - Watershed Coordination |  |  | $2.0 |  |  | $2.0 |
| M&E - Programmatic M&E |  |  |  |  |  | $0.0 |
| M&E - Mainstem Evaluations |  | $1.0 |  |  |  | $1.0 |
| M&E - Subbasin Planning |  |  |  |  |  |  |
| Research |  |  |  | $2.7 |  | $2.7 |
| Production - New Facilities | $8.2 | $21.1 |  |  | $8.6 | $37.8 |
| Production - FWP facilities O/M |  |  |  |  |  |  |
| Production - BiOp Improvements |  |  |  |  |  |  |
| Production - Other Subbasin Costs |  | $3.9 | $1.0 | $4.0 | $3.0 | $11.9 |
| Habitat - Land Protection Cost | $15.0 | $5.4 |  | $12.5 | $19.1 | $52.0 |
| Habitat - Instream Flow Cost |  |  |  |  |  |  |
| Habitat - Enhancement & Restoration Cost | $16.9 | $21.1 | $17.2 | $13.0 | $8.1 | $76.3 |
| Habitat - Wildlife Mitigation Cost | $12.4 | $27.6 | $4.1 | $19.1 | $7.8 | $70.9 |
| Habitat - Additional Assessment |  | $15.5 | $11.4 | $5.5 | $0.8 | $33.1 |
| Habitat - Additional Tributary "Small" Passage (Expense) |  |  |  |  |  |  |
| Habitat - Additional "Major" Tributary Passage (Capital) |  |  |  |  |  |  |
| Habitat - Other Costs |  |  |  |  |  | $0.0 |
| Total Subbasin Additional | $52.4 | $95.6 | $35.7 | $56.8 | $47.2 | $287.7 |
| Source | A. Squier* | A. Squier | A. Squier | A. Squier | A. Squier |  |
| *Includes UCUT costs, Ron Peters 1/27/05 |  |  |  |  |  |

|  | Clearwater | Lo/Little Salmon |  | Province Cost |
| --- | --- | --- | --- | --- |
| MOUNTAIN SNAKE | Total Cost ($M) | Total Cost ($M) | Total Cost ($M) | (X1.5) |
| IMCA - Regional Data Management |  |  | $0.0 |  |
| IMCA - Watershed Coordination | $3.3 |  | $3.3 | $5.0 |
| M&E - Programmatic M&E |  |  |  |  |
| M&E - Mainstem Evaluations |  |  |  |  |
| M&E - Subbasin Planning |  |  |  |  |
| Research |  |  |  |  |
| Production - New Facilities |  |  |  |  |
| Production - FWP facilities O/M |  |  |  |  |
| Production - BiOp Improvements |  |  |  |  |
| Production - Other Subbasin Costs | $20.6 | $4.0 | $24.6 | $37.0 |
| Habitat - Land Protection Cost | $208.3 | $6.5 | $214.8 | $322.2 |
| Habitat - Instream Flow Cost |  |  |  |  |
| Habitat - Enhancement & Restoration Cost | $125.6 | $34.6 | $160.2 | $240.3 |
| Habitat - Wildlife Mitigation Cost |  |  |  |  |
| Habitat - Additional Assessment | $12.0 | $10.9 | $22.9 | $34.3 |
| Habitat - Additional "Small" Tributary Passage (Expense) | $48.1 | $30.0 | $78.1 | $117.2 |
| Habitat - Additional "Major" Tributary Passage (Capital) |  |  |  |  |
| Habitat - Other Costs |  |  |  |  |
| Total Subbasin Additional | $417.9 | $86.0 | $503.9 | $755.8 |
| Total Province Additional | $755.8 |  |  |  |
| Source: | NPT | NPT |  |  |

|  | Grande Ronde | Asotin | Imnaha | Snake-HellsCanyon | Total Province |
| --- | --- | --- | --- | --- | --- |
| BLUE MOUNTAIN | Total Cost ($M) | Total Cost ($M) | Total Cost ($M) | Total Cost ($M) | Ten Yr Cost |
| IMCA - Regional Data Management |  |  |  |  | $0.0 |
| IMCA - Watershed Coordination | $0.1 | $0.2 |  | $0.1 | $0.4 |
| M&E - Programmatic M&E |  |  |  |  |  |
| M&E - Mainstem Evaluations |  |  |  |  |  |
| M&E - Subbasin Planning |  |  |  |  |  |
| Research |  |  |  |  |  |
| Production - New Facilities | $10.8 |  |  |  | $10.8 |
| Production - FWP facilities O/M |  |  |  |  |  |
| Production - BiOp Improvements |  |  |  |  |  |
| Production - Other Subbasin Costs | $1.7 |  |  | $1.7 | $3.4 |
| Habitat - Land Protection Cost | $0.8 | $1.3 | $0.6 |  | $2.7 |
| Habitat - Instream Flow Cost |  |  |  |  |  |
| Habitat - Enhancement & Restoration Cost | $16.0 | $5.0 | $16.0 |  | $37.0 |
| Habitat - Wildlife Mitigation Cost |  |  |  |  |  |
| Habitat - Additional Assessment | $4.5 | $2.5 | $2.6 | $0.6 | $10.2 |
| Habitat - Additional "Small" Tributary Passage (Expense) | $3.9 | $2.0 | $3.5 |  | $9.3 |
| Habitat - Additional "Major" Tributary Passage (Capital) |  |  |  |  |  |
| Habitat - Other Costs |  |  |  |  |  |
| Total Subbasin Additional | $37.7 | $10.9 | $22.7 | $2.3 | $73.7 |
| Total Province Additional | $73.7 |  |  |  |  |
| Source: | NPT | NPT | NPT | NPT |  |
| NPT=+$50M Asotin land purchase |  |  |  |  |  |

|  | Malheur | Owyhee |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Upper & Middle SNAKE | Total Cost ($M) | Total Cost ($M) |  | Total Ten Yr Cost | Province Total (X2) |  |
| IMCA - Regional Data Management |  |  |  |  |  |  |
| IMCA - Watershed Coordination |  |  |  |  |  |  |
| M&E - Programmatic M&E |  | $5.5 |  | $5.5 | $11.0 |  |
| M&E - Mainstem Evaluations |  |  |  |  |  |  |
| M&E - Subbasin Planning |  |  |  |  |  |  |
| Research |  |  |  |  |  |  |
| Production - New Facilities (Capital) | $5.6 |  |  | $5.6 | $5.6 | ** |
| Production - FWP facilities O/M |  |  |  |  |  |  |
| Production - BiOp Improvements |  |  |  |  |  |  |
| Production - Other Costs (Expense) |  | $7.5 |  | $7.5 | $15.0 |  |
| Habitat - Land Protection Cost | $6.0 | $10.0 |  | $16.0 | $32.0 |  |
| Habitat - Instream Flow Cost | $3.1 |  |  | $3.1 | $6.2 |  |
| Habitat - Enhancement & Restoration Cost | $18.1 | $7.0 |  | $25.1 | $50.2 |  |
| Habitat - Wildlife Mitigation Cost | $5.1 | $5.9 |  | $11.0 | $21.9 |  |
| Habitat - Additional Assessment | $0.1 | $5.0 |  | $5.1 | $10.2 |  |
| Habitat - Additional "Small" Tributary Passage (Expense) | $4.5 | $4.0 |  | $8.5 | $17.0 |  |
| Habitat - Additional "Major" Tributary Passage (Capital) |  |  |  |  |  |  |
| Habitat - Other Costs |  |  |  |  |  |  |
| Total Subbasin Additional | $42.5 | $44.9 |  | $87.4 | $169.2 |  |
| Total Province Additional | $169.2 |  |  |  |  |  |
| Source: | L. Schwabe | SBP p.38* |  |  |  |  |
| * Updated by Tim Dykstra, 2/1/05 |  |  |  |  |  |  |
| ** No extrapolation for capital production facilities included. |  |  |  |  |

|  | Wenatchee | Okanogan | Methow | Entiat | Province Cost |
| --- | --- | --- | --- | --- | --- |
| COLUMBIA CASCADE | Total Cost ($M) | Total Cost ($M) | Total Cost ($M) | Total Cost ($M) | Total 10 Yr Cost ($M) |
| IMCA - Regional Data Management |  |  |  |  |  |
| IMCA - Watershed Coordination |  |  |  |  |  |
| M&E - Programmatic M&E |  | $9.8 |  |  | $9.8 |
| M&E - Mainstem Evaluations |  |  |  |  |  |
| M&E - Subbasin Planning | $0.3 |  |  |  | $0.3 |
| Research |  |  |  |  |  |
| Production - New Facilities (Capital) | $1.5 | $55.3 | $12.0 |  | $68.8 |
| Production - FWP facilities O/M |  |  |  |  |  |
| Production - BiOp Improvements |  |  |  |  |  |
| Production - Other Subbasin Costs (Expense) |  | $2.4 | $2.5 |  | $4.9 |
| Habitat - Land Protection Cost | $24.3 | $9.5 | $21.1 | $8.0 | $62.8 |
| Habitat - Instream Flow Cost | $4.7 |  | $1.5 | $0.3 | $6.5 |
| Habitat - Enhancement & Restoration Cost | $13.4 | $9.5 | $8.8 | $5.7 | $37.3 |
| Habitat - Wildlife Mitigation Cost |  | $27.6 |  |  | $27.6 |
| Habitat - Additional Assessment | $0.7 | $2.7 | $5.0 | $3.2 | $11.5 |
| Habitat - Additional "Small" Tributary Passage (Expense) | $3.4 | $1.9 | $1.5 | $0.5 | $7.2 |
| Habitat - Additional "Major" Tributary Passage (Capital) | $1.1 | $1.9 | $2.5 | $1.0 | $6.5 |
| Habitat - Other Costs |  |  |  |  |  |
| Total Subbasin Additional | $49.4 | $120.4 | $54.8 | $18.7 | $243.2 |
| Total Province Additional | $243.2 |  |  |  |  |
| Sources: | B. Rose | UCUT | YN | YN |  |

|  | Umatilla | Tucannon | Yakima | Rock Creek | Deschutes | Walla Walla | John Day |  | Total Province |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| COLUMBIA PLATEAU | Total Cost ($M) | Total Cost ($M) | Total Cost ($M) | Total Cost ($M) | Total Cost ($M) | Total Cost ($M) | Total Cost ($M) | Ten Year Cost | (X2) |  |
| IMCA - Regional Data Management |  |  |  |  |  |  |  |  |  |  |
| IMCA - Watershed Coordination |  | $0.1 |  |  |  |  |  | $0.1 | $0.20 |  |
| M&E - Programmatic M&E |  |  |  |  |  |  |  |  |  |  |
| M&E - Mainstem Evaluations |  |  |  |  |  |  |  |  |  |  |
| M&E - Subbasin Planning | $2.0 |  |  |  |  | $2.0 |  |  |  |  |
| Research |  |  |  |  |  |  |  |  |  |  |
| Production - New Facilities |  |  | $15.0 |  |  | $6.6 |  | $21.6 | $21.60 | ** |
| Production - FWP facilities O/M |  |  |  |  |  |  |  |  |  |  |
| Production - BiOp Improvements |  |  |  |  |  |  |  |  |  |  |
| Production - Other Subbasin Costs |  |  | $5.0 |  |  |  |  | $5.0 | $10.00 |  |
| Habitat - Land Protection Cost | $12.9 | $1.3 | $43.4 | $2.1 |  | * |  | $59.6 | $119.24 |  |
| Habitat - Instream Flow Cost |  |  | $5.0 |  |  | * |  | $5.0 | $10.00 |  |
| Habitat - Enhancement & Restoration Cost | $18.0 | $5.2 | $19.5 | $0.5 |  | * |  | $43.2 | $86.32 |  |
| Habitat - Wildlife Mitigation Cost |  |  |  |  |  |  |  |  |  |  |
| Habitat - Additional Assessment | $7.5 | $2.5 | $8.0 | $1.0 |  | * |  | $18.9 | $37.83 |  |
| Habitat - Additional "Small" Tributary Passage (Expense) | $4.5 | $2.0 | $2.5 | $0.1 |  | * |  | $9.1 | $18.10 |  |
| Habitat - Additional "Major" Tributary Passage (Capital) |  |  | $51.6 |  |  | $4.0 |  | $55.6 | $55.60 | ** |
| Habitat - Other Costs |  |  |  |  |  |  |  |  |  |  |
| Total Subbasin Additional | $44.9 | $11.0 | $150.0 | $3.6 | $0.0 | $12.6 |  | $218.0 | $358.9 |  |
| Total Province Additional | $358.9 |  |  |  |  |  |  |  |  |  |
| Source: | CTUIR | NPT | YN | YN |  | CTUIR |  |  |  |  |
| NPT=+$50M Tucannon land purchase |  |  |  |  |  |  |  |  |  |
| * Walla Walla habitat costs are included in "Total Province" extrapolation. |  |  |  |  |  |  |
| ** Facility capital costs not extrapolated. |  |  |  |  |  |  |  |  |  |

|  | Hood | 15Mile | Wind | B&L White Salmon | Klickitat |  | Province Cost |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| COLUMBIA GORGE | Total Cost ($M) | Total Cost ($M) | Total Cost ($M) | Total Cost ($M) | Total Cost ($M) | Total Ten Yr Cost | (X1.5) |  |
| IMCA - Regional Data Management |  |  |  |  |  |  |  |  |
| IMCA - Watershed Coordination |  |  |  |  |  |  |  |  |
| M&E - Programmatic M&E |  |  |  |  |  |  |  |  |
| M&E - Mainstem Evaluations |  |  |  |  |  |  |  |  |
| M&E - Subbasin Planning | $0.2 |  |  |  |  | $0.2 | $0.3 |  |
| Research |  |  |  |  |  |  |  |  |
| Production - New Facilities |  |  |  |  | $7.6 | $7.6 | $7.6 | * |
| Production - FWP facilities O/M |  |  |  |  |  |  |  |  |
| Production - BiOp Improvements |  |  |  |  |  |  |  |  |
| Production - Other Subbasin Costs |  |  |  |  | $12.3 | $12.3 | $18.5 |  |
| Habitat - Land Protection Cost | $0.1 |  |  | $1.7 | $0.7 | $2.5 | $3.7 |  |
| Habitat - Instream Flow Cost | $5.5 |  |  |  |  | $5.5 | $8.2 |  |
| Habitat - Enhancement & Restoration Cost | $1.7 |  |  | $0.4 | $1.8 | $3.8 | $5.8 |  |
| Habitat - Wildlife Mitigation Cost |  |  |  |  |  |  |  |  |
| Habitat - Additional Assessment |  |  |  | $1.4 | $1.6 | $3.0 | $4.5 |  |
| Habitat - Additional "Small" Tributary Passage (Expense) | $0.3 |  |  | $0.1 |  | $0.3 | $0.5 |  |
| Habitat - Additional "Major" Tributary Passage (Capital) | $3.8 |  |  |  |  | $3.8 | $3.8 | * |
| Habitat - Other Costs |  |  |  |  |  |  |  |  |
| Total Subbasin Additional | $11.5 | $0.0 | $0.0 | $3.5 | $24.0 | $39.0 | $52.8 |  |
| Total Province Additional | $52.8 |  |  |  |  |  |  |  |
| Source: | K.Wiest |  |  | YN | YN |  |  |  |
| * Facility capital costs not extrapolated. |  |  |  |  |  |  |  |

Appendix C – Methodology and Assumptions to Calculate Total Cost to Restore Columbia Basin Habitat

Costs to Protect and Restore All Columbia River Basin Habitat.  Staff assumed that the overall costs to improve the habitat are comprised of three components: the cost to protect riparian lands along perennial streams; the cost to improve instream flows; and, the cost to repair or restore damaged habitat.  Table 1 lists the subbasins evaluated and the values used.

Human use of lands adjacent to streams, whether for agriculture, grazing, logging, transportation, mining, etc. have degraded virtually all streams not in Wilderness Areas or parks.  We assumed that land protection consists of purchasing the lands, the cost of which we estimated as the product of an assumed land cost, the number of miles of perennial (250k scale) streams, and an average buffer width of 660 feet (1/8th mile) on each side.  We assumed that outright purchase of buffer strips would be less expensive that the more politically viable alternative of long-term conservation easements with fencing.

Streamflows throughout the basin are over-appropriated contributing to serious degradation of habitat quality during the summer when demands for out-of-stream uses are highest.  Staff assumed that the purchase of senior rights to currently diverted water during the low-flow months of July, August, and September would relieve limits due to temperature, pollution, and habitat quantity and quality.  This cost was estimated by calculating the number of acre-feet of water required to increase the average August streamflow in the lower reaches of the subbasin by some percentage (often 20%, but see Table 1).   We assumed that this number of acre-feet of water would be needed for three months at an assumed cost per acre-foot (see Table 1).  We assumed that the cost of retiring senior water rights would be less expensive than alternative approaches such as improving fish passage at the diversion and improving irrigation efficiencies.  This approach is also based on the assumption that state law allows instream uses to prevail over out-of-stream uses.

Degraded habitat in many situations will recover through natural process if the disturbance ceases.  However, in badly damaged areas recover can take decades and to speed the process, restoration or enhancement actions, such as native plantings, weed control, stream bank stabilization or road obliteration are often done.  We assumed that stream habitat in “poor” or “fair” condition would need restoration and that on average such activities would cost $1000 per acre (Table1).

Further, we assumed that land protection, flow improvement, and restoration efforts would have continuing costs to maintain the benefits.  These annual costs were estimated as one percent of the land protection or flow improvement costs and two percent of the restoration cost (Table 1).

In each province with evaluated subbasins, the estimated costs to “fix” the habitat were extrapolated for the entire province on an approximate area basis.  In other words, if the evaluated subbasins covered about 80 percent of the province area, the total cost for the province was assumed to be 1.5 times the total costs of the evaluated subbasins in the province.  Similarly, the costs estimated for the five provinces evaluated were assumed to represent roughly two-thirds of the entire Columbia River Basin, and were multiplied by 1.5 to estimate the total cost over the entire basin.  Table 2 summarizes the provincial costs and their compilation to an overall cost of about $12 billion to “fix” the habitat throughout the Columbia River Basin.

Appendix D – Detailed UCUT Proposal (submitted to NPCC, May? 2004)

| INTERMOUNTAIN PROVINCE |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| MOAII Category - HABITAT AQUATIC | FY06 | FY07 | FY08 | FY09 | FY10 | FY 11-15 | TOTAL |
| CdA Resident Priority Tributary Habitat Enhancement (includes M&E, Education, and Conservation Easements) | $1.25 | $1.25 | $1.30 | $1.35 | $1.40 | $7.00 | $13.55 |
| Spokane Subbasin Habitat Protection (Hangman Restoration) | $1.50 | $1.50 | $1.50 | $1.50 | $1.50 | $7.50 | $15.00 |
| Spokane Subbasin Habitat O&M | $0.30 | $0.30 | $0.30 | $0.30 | $0.35 | $1.75 | $3.30 |
| CdA Subbasin Habitat Protection (Coeur d'Alene Wetlands) | $1.50 | $1.50 | $1.50 | $1.50 | $1.50 | $7.50 | $15.00 |
| CdA Subbasin Habitat O&M | $0.30 | $0.30 | $0.30 | $0.30 | $0.35 | $1.75 | $3.30 |
| Spokane (Hangman Watershed Habitat Protection and Enhancement, Includes M&E, Education and Conservation Easements) | $0.30 | $0.75 | $0.80 | $0.85 | $0.90 | $4.50 | $8.10 |
| Riparian & Island Hab Protection - LR, San Poil, Etc. | $0.50 | $0.50 | $0.50 | $0.53 | $0.60 | $2.80 | $5.43 |
| Native Origin Kokanee Habitat Enhancement | $0.40 | $0.40 | $0.40 | $0.40 | $0.40 | $2.00 | $4.00 |
| Bull Trout & Westslope Cutthroat Enhancement (includes O&M & M&E) | $0.50 | $0.50 | $0.50 | $0.53 | $0.60 | $2.80 | $5.43 |
| Bass Winter Cover | $0.05 | $0.05 | $0.05 | $0.05 | $0.05 | $0.25 | $0.50 |
| PendOreille Watershed Habitat Protection & Enhancement #1 | $1.25 | $1.25 | $1.25 | $1.25 | $1.25 | $6.25 | $12.50 |
| Lake Roosevelt rainbow trout habitat restoration | $0.35 | $0.40 | $0.40 | $0.45 | $0.45 | $1.80 | $3.85 |
| Lake Roosevelt White Sturgeon hab restor/enhancement | $0.00 | $0.00 | $0.50 | $0.50 | $0.50 | $2.00 | $3.50 |
| Lake Roosevelt Kokanee Habitat Enhancement | $0.18 | $0.18 | $0.18 | $0.18 | $0.18 | $0.88 | $1.75 |
| Native Origin Kokanee Habitat Enhancement | $0.40 | $0.40 | $0.40 | $0.40 | $0.40 | $1.80 | $3.80 |
| Rufus Woods habitat restoration & enhancement | $0.00 | $0.00 | $0.00 | $0.85 | $0.90 | $3.00 | $4.75 |
| San Poil hab restor & enhancmt | $0.40 | $0.60 | $0.80 | $0.85 | $0.90 | $2.00 | $5.55 |
| Implement strobe-light entrainment prevention, incl. M&E | $0.20 | $1.50 | $1.50 | $0.50 | $0.50 | $1.00 | $5.20 |
| Spokane Reservation Lakes & Streams Protection & Enhancement | $0.08 | $0.08 | $0.08 | $0.08 | $0.08 | $0.38 | $0.75 |
| SUBTOTAL HABITAT AQUATIC | $9.45 | $11.45 | $12.25 | $12.36 | $12.80 | $56.95 | $115.26 |

| INTERMOUNTAIN PROVINCE |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| MOAII Category - HABITAT UPLAND/TERRESTRIAL | FY06 | FY07 | FY08 | FY09 | FY10 | FY 11-15 | TOTAL |
| Albeni Falls Complete Habitat Protection | $5.00 | $5.00 | $5.00 | $5.00 | $5.00 | $15.00 | $40.00 |
| Albeni Falls O&M | $1.70 | $1.70 | $1.70 | $2.00 | $2.00 | $10.00 | $19.10 |
| CdaA Lake Creek Habitat Protection | $1.00 | $1.00 | $1.00 | $1.00 | $1.00 | $5.00 | $10.00 |
| CdA Lake Creek Habitat O&M | $0.20 | $0.20 | $0.20 | $0.25 | $0.25 | $1.25 | $2.35 |
| CCT Habitat Protection | $4.50 | $1.50 | $1.50 | $1.50 | $1.50 | $10.00 | $20.50 |
| CCT O&M, M&E | $0.50 | $0.50 | $0.50 | $0.80 | $0.80 | $4.00 | $7.10 |
| Multi-Agency Sharp-Tailed Grouse Regional Brood-rear (includes habitat assessment) | $0.50 | $0.50 | $0.50 | $0.50 | $0.50 | $0.00 | $2.50 |
| STOI Habitat Protection | $1.50 | $1.50 | $1.50 | $0.00 | $0.00 | $0.00 | $4.50 |
| STOI O&M, M&E | $0.28 | $0.25 | $0.25 | $0.25 | $0.25 | $1.00 | $2.28 |
| STOI Sharp-Tailed Grouse Reintroduction | $0.15 | $0.15 | $0.10 | $0.10 | $0.10 | $0.38 | $0.98 |
| SUBTOTAL HABITAT UPLAND/TERRESTRIAL | $15.33 | $12.30 | $12.25 | $11.40 | $11.40 | $46.63 | $109.30 |
| MOAII Category - PROGRAM SUPPORT | FY06 | FY07 | FY08 | FY09 | FY10 | FY11-15 | TOTAL |
| Albeni Falls Operational Loss Assessment | $0.00 | $0.50 | $0.50 | $0.00 | $0.00 | $0.00 | $1.00 |
| CCT burbot, whitefish assessment | $0.00 | $0.50 | $0.50 | $0.50 | $0.00 | $0.00 | $1.50 |
| Grand Coulee Operational Loss Assessment | $0.00 | $0.50 | $0.50 | $0.00 | $0.00 | $0.00 | $1.00 |
| Lake Roosevelt White Sturgeon Assessment | $0.27 | $0.27 | $0.29 | $0.29 | $0.31 | $0.00 | $1.42 |
| Lake Roosevelt White Sturgeon Feasibility Study | $0.50 | $0.00 | $0.00 | $0.00 | $0.00 | $0.00 | $0.50 |
| Resident Fish Stock Assessment (add CDA and IDFG) | $1.00 | $1.00 | $1.03 | $1.06 | $1.09 | $5.50 | $10.68 |
| US-Canada Transboundary Water Quality Evaluation & Monitoring | $0.08 | $0.08 | $0.08 | $0.08 | $0.38 |  | $0.68 |
| Lake Roosevelt Evaluation Program | $1.00 | $1.03 | $1.06 | $1.09 | $1.12 | $5.50 | $10.80 |
| Spokane Resident Tributaries and Lake Roosevelt Evaluation | $0.08 | $0.08 | $0.08 | $0.08 | $0.08 | $0.38 | $0.76 |
| Rufus Woods fish/habitat assessment | $0.35 | $0.40 | $0.50 | $0.00 | $0.00 | $0.00 | $1.25 |
| Sage Grouse Re-introduction Evaluation Study | $0.25 | $0.25 | $0.08 | $0.00 | $0.00 | $0.00 | $0.58 |
| Pronghorn Antelope Feasibility Study | $0.25 | $0.25 | $0.00 | $0.00 | $0.00 | $0.00 | $0.50 |
| Regional Coordination / Participation | $0.20 | $0.21 | $0.20 | $0.20 | $0.20 | $1.00 | $2.01 |
| SUBTOTAL PROGRAM SUPPORT | $3.97 | $5.06 | $4.81 | $3.29 | $3.17 | $12.38 | $32.67 |
| INTERMOUNTAIN PROVINCE |  |  |  |  |  |  |  |
| MOAII Category - HARVEST | FY06 | FY07 | FY08 | FY09 | FY10 | FY11-15 | TOTAL |
| Brook trout and Lake Trout removal (for bull trout) | $0.30 | $0.30 | $0.30 | $0.30 | $0.30 | $1.50 | $3.00 |
| SUBTOTAL HARVEST | $0.30 | $0.30 | $0.30 | $0.30 | $0.30 | $1.50 | $3.00 |
| MOAII Category - ARTIFICIAL PRODUCTION | FY06 | FY07 | FY08 | FY09 | FY10 | FY 11-15 | TOTAL |
| CDA and Spokane Subbasin Interim Production | $0.30 | $0.30 | $0.30 | $0.30 | $0.30 | $1.50 | $3.00 |
| Westslope Cutthroat Production Facility | $2.00 | $2.00 | $0.55 | $0.55 | $0.55 | $2.50 | $8.15 |
| CCT Native-origin Kokanee Supplementation | $0.50 | $0.50 | $0.50 | $0.50 | $0.50 | $0.00 | $2.50 |
| CCT trout hatchery | $0.90 | $0.93 | $0.95 | $0.97 | $1.00 | $5.50 | $10.25 |
| White Sturgeon Stopgap, Rufus Woods | $0.03 | $0.03 | $0.05 | $0.05 | $0.05 | $0.00 | $0.21 |
| White Sturgeon Stopgap, Lake Roosevelt | $0.03 | $0.03 | $0.05 | $0.05 | $0.05 | $0.00 | $0.21 |
| Conservation Aquaculture | $0.00 | $0.00 | $0.00 | $0.25 | $0.25 | $0.50 | $1.00 |
| Sturgeon Hatchery | $0.00 | $0.00 | $0.25 | $0.25 | $0.50 | $0.00 | $1.00 |
| Sherman Creek Hatchery | $0.90 | $0.91 | $0.91 | $0.92 | $0.93 | $4.00 | $8.56 |
| Lake Roosevelt & Banks Lake Substitution (includes hatchery and net pens) | $1.00 | $1.05 | $1.10 | $1.15 | $1.12 | $6.00 | $11.42 |
| Lake Rufus Woods Net Pen, rainbow trout | $0.15 | $0.15 | $0.20 | $0.20 | $0.25 | $1.30 | $2.25 |
| Kalispel bass hatchery O&M (repair, maintenance, etc.) | $0.19 | $0.19 | $0.20 | $0.20 | $0.20 | $1.00 | $1.97 |
| SUBTOTAL ARTIFICIAL PRODUCTION | $6.00 | $6.09 | $5.06 | $5.39 | $5.70 | $22.30 | $50.52 |
| TOTAL ALL CATEGORIES - INTERMOUNTAIN PROVINCE | $35.04 | $35.20 | $34.66 | $32.74 | $33.37 | $139.76 | $310.75 |

| KOOTENAI RIVER SUBBASIN |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| MOAII Category - HABITAT AQUATIC | FY06 | FY07 | FY08 | FY09 | FY10 | FY11-15 | TOTAL |
| Kootenai floodplain hab protect & enhcmt, incl O&M, M&E | $0.00 | $0.00 | $1.50 | $1.50 | $1.50 | $7.50 | $12.00 |
| Kootenai ecosystem restor., incl. O&M, M&E | $1.50 | $1.50 | $1.50 | $1.50 | $1.50 | $7.50 | $15.00 |
| Transboundary nutrient program | $0.50 | $0.50 | $0.50 | $0.50 | $0.50 | $2.50 | $5.00 |
| Kootenai floodplain reconnection | $0.50 | $0.50 | $0.50 | $0.30 | $0.30 | $1.50 | $3.60 |
| Enhance white sturgeon habitat, incl. O&M, M&E | $0.50 | $0.50 | $0.25 | $0.25 | $0.25 | $1.25 | $3.00 |
| SUBTOTAL HABITAT AQUATIC | $3.00 | $3.00 | $4.25 | $4.05 | $4.05 | $20.25 | $38.60 |
| MOAII Category - PROGRAM SUPPORT |  |  |  |  |  |  |  |
| Kootenai floodplain loss assessment | $0.50 | $0.50 | $0.00 | $0.00 | $0.00 | $0.00 | $1.00 |
| Kootenai sturgeon and burbot research | $0.20 | $0.20 | $0.20 | $0.20 | $0.20 | $1.00 | $2.00 |
| Regional and community coordination and outreach | $0.90 | $0.20 | $0.20 | $0.20 | $0.20 | $1.00 | $2.00 |
| SUBTOTAL PROGRAM SUPPORT | $1.60 | $0.90 | $0.40 | $0.40 | $0.40 | $2.00 | $5.00 |
| MOAII Category - Artificial Production |  |  |  |  |  |  |  |
| Sturgeon and burbot | $1.80 | $3.50 | $3.00 | $1.70 | $1.70 | $8.50 | $20.20 |
| SUBTOTAL ARTIFICIAL PRODUCTION | $1.80 | $3.50 | $3.00 | $1.70 | $1.70 | $8.50 | $20.20 |
| TOTAL ALL CATEGORIES - KOOTENAI R. SUBBASIN | $6.40 | $7.40 | $7.65 | $6.15 | $6.15 | $30.75 | $63.80 |

| OKANOGAN SUBBASIN & UPPER MAINSTEM |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| MOAII Category - HABITAT AQUATIC | FY06 | FY07 | FY08 | FY09 | FY10 | FY11-15 | TOTAL |
| Salmon Cr. Restor & enhancmt | $0.35 | $0.45 | $3.85 | $4.35 | $0.40 | $1.50 | $10.90 |
| Omak Cr. Hab restor & protect | $0.25 | $0.70 | $1.00 | $0.80 | $0.30 | $1.20 | $4.25 |
| Okanogan basin anad. Fish hab restor & protect | $0.40 | $0.60 | $0.35 | $0.40 | $0.50 | $1.50 | $3.75 |
| Okanogan R. anad. Fish passage/screening | $0.30 | $0.50 | $1.20 | $0.35 | $0.35 | $1.00 | $3.70 |
| SUBTOTAL HABITAT AQUATIC | $1.30 | $2.25 | $6.40 | $5.90 | $1.55 | $5.20 | $22.60 |
| MOAII Category - PROGRAM SUPPORT |  |  |  |  |  |  |  |
| Okanogan Basin M&E | $0.90 | $0.95 | $0.95 | $1.00 | $1.00 | $5.00 | $9.80 |
| Col. R. anad. Fish hab. Assessments | $0.35 | $0.40 | $0.40 | $0.00 | $0.00 | $0.00 | $1.15 |
| Fishery Conservation Enforcement | $0.40 | $0.20 | $0.20 | $0.20 | $0.20 | $1.20 | $2.40 |
| SUBTOTAL PROGRAM SUPPORT | $1.65 | $1.55 | $1.55 | $1.20 | $1.20 | $6.20 | $13.35 |
| MOAII Category - ARTIFICIAL PRODUCTION |  |  |  |  |  |  |  |
| Okanogan River steelhead hatchery | $0.80 | $0.15 | $0.15 | $0.20 | $0.25 | $1.30 | $2.85 |
| CCT spring chinook hatchery, Chief Joe | $0.00 | $0.00 | $2.80 | $3.20 | $0.40 | $2.00 | $8.40 |
| CCT summer chinook hatchery, Chief Joe | $1.80 | $1.70 | $8.70 | $9.00 | $1.60 | $8.50 | $31.30 |
| SUBTOTAL ARTIFICIAL PRODUCTION | $2.60 | $1.85 | $11.65 | $12.40 | $2.25 | $11.80 | $42.55 |
| TOT. ALL CATEGORIES OKANOGAN & UPPER MAINSTEM | $5.55 | $5.65 | $19.60 | $19.50 | $5.00 | $23.20 | $78.50 |
| GRAND TOTAL ALL CATEGORIES - |  |  |  |  |  |  |  |
| IMP, KOOTENAI R., OKANOGAN & UPPER MAINSTEAM | $46.99 | $48.25 | $61.91 | $58.39 | $44.52 | $193.71 | $453.05 |

# UCUT Upper Columbia Ecoregion “Roll Up” Summary Table

Biological Objectives, Strategies/Actions, and Estimated Costs

| Fish & Wildlife Focus | Biological/ Environmental Objective | Strategy | Estimated Cost in Millions |
| --- | --- | --- | --- |
|  |  |  | 2006 | 2007 | 2008 | 2009 | 2010 | 2011 | 2012 | 2013 | 2014 | 2015 |
| IMP |  |  |  |  |  |  |  |  |  |  |  |  |
| Wildlife - C&I @ 1:1 Albeni Falls Grand Coulee Chief Joseph Sharp-tailed Grouse (STG) Restoration | HU’s 18,000 40,000 12,000 Re-Introduce STG to the Spokane Indian Reservation Establish at least a min. of 20 breeding females | O&M Habitat Protection Habitat Enhancement Monitoring & Evaluation Monitor & Evaluate STG Productivity | $12.5 | $12.5 | $12.5 | $12.5 | $12.5 | $12.5 | $12.5 | $12.5 | $12.5 | $12.5 |
| Resident Fish Substitution Native Trout Populations & Habitat Non-native subsistence and sport fisheries Reintroduce Anadromous Fishery | Assess 300 miles of tributary habitat Protect 40 miles of tributary habitat Enhance/Restore 38 miles of in-stream tributary habitat Enhance at least 300 miles of riparian habitat Introduce beaver into tributary habitats Remove exotic species from 75 miles of tributaries Monitor/evaluate 50 miles of tributary enhancements Feasibility of conservation and production aquiculture facilities (e.g., cutthroat/bull trout, burbot, white sturgeon) Provide for harvest opportunities (e.g., put and take fisheries) Produce at least 20,000 white sturgeon and 500,000 redband rainbow trout Monitor fish populations and habitat Assess 848 miles of tributaries for genetic distribution of redband trout Address habitat accessibility in at least 1,500 miles of tributaries Monitor limiting factors Develop in-stream flow requirements for tributaries Monitor and evaluate water quality and habitat parameters Produce 900,000 Large Mouth Bass Produce up to 60,000,000 kokanee fry and/or 10,000,000 kokanee fingerlings and, 5,000,000 rainbow trout and Enhance in-river cover for LMB with artificial habitat Provide for harvest opportunities (e.g., put and take fisheries) Monitor and evaluate harvest and hatchery success Monitor limiting factors Feasibility of restoring passage and populations to upper Columbia River Blocked Area | Artificial Production Fish Habitat Protection Habitat Restoration/ enhancement Water rights Predator Management Monitoring and Evaluation Artifical Production Habitat Enhancement Provide cover Monitor and Evaluate Artifical Production Habitat Enhancement Provide passage Monitor and Evaluate | $15.15 | $15.15 | $15.15 | $15.15 | $15.15 | $15.15 | $15.15 | $15.15 | $15.15 | $15.15 |
| Okanogan ESA Anadromous | Assess and address limiting factors Address in-stream flow Assess habitat conditions Enhance/restore spawning habitat Restore access to tributaries Increase production of listed and non-listed anadromous stocks for returning adults: 4,000 pairs of sockeye, 550 pairs of summer chinook, 970 pair of summer steelhead, and 1,220 pairs of spring chinook Annually produce and release 2,000,000 summer chinook smolts | Artifical Production Habitat Enhancement Monitor and Evaluate | $8.1 | $8.1 | $8.1 | $8.1 | $8.1 | $8.1 | $8.1 | $8.1 | $8.1 | $8.1 |
| Kootenai ESA White Sturgeon Burbot Ecosystem | Produce and release at least 100,000 juvenile white sturgeon - dependant upon egg take Enhance and restore 30% of white sturgeon spawning habitat Monitor and evaluate population and habitat conditions for white sturgeon Applied research, monitoring and evaluation to adaptively manage white sturgeon recovery Achieve natural recruitment in at least three historic spawning areas Achieve a minimum of 2,500 spawning adults in the burbot population Applied research, monitoring and evaluation to adaptively manage burbot recovery Restore, enhance and maintain at a rate of 5% of the known impacted acres of floodplain wetlands Restore, enhance and maintain at a rate of 15% of the known impacted riparian acres of floodplain tributaries Restore, enhance and maintain at a rate of 15% of the known impacted riparian acres of Kootenai River floodplain habitat Complete and implement operational impact loss assessment for Libby Dam Nutrient restoration to historic levels in Kootenai River and south arm of Kootenai Lake Increase total abundance of native salmonids by 20% Develop an upward trend of kokanee spawning escapement | Artificial Production Habitat Enhancement Monitor and Evaluate Artificial Production Habitat Enhancement Monitor and Evaluate O&M Habitat Protection Habitat Enhancement Monitoring & Evaluation | $7.0 | $7.0 | $7.0 | $7.0 | $7.0 | $7.0 | $7.0 | $7.0 | $7.0 | $7.0 |

Appendix E – Draft Wildlife Funding Options and Cost Estimates for Short and Long-term Mitigation for the FY 2007-2009 BPA Rate Case and Beyond

3/21/05

EXECUTIVE SUMMARY

In preparation for the upcoming Bonneville Power Administration FY 2007-2009 Rate Case, the Columbia Basin Fish Wildlife Authority (CBFWA) has been developing a funding needs proposal for wildlife concerns.  This funding package will cover costs for maintaining existing wildlife mitigation sites and implementing new and ongoing projects to mitigate for construction and inundation losses of wildlife based on the Northwest Power and Conservation Council’s (NPCC) Columbia River Basin 2000 Fish and Wildlife Program (Program).  This proposed funding package is a subset of the broader CBFWA funding recommendation for the development of the FY 2007-2009 Rate Case funding proposal that is expected to be determined in 2005.

In developing this funding package the CBFWA has considered two primary components.  The first is the funding necessary for the operations, maintenance and enhancement of existing wildlife mitigation projects.  This funding will maintain existing mitigation sites in their current condition and insure that a “reasonable” level of restoration of the habitat values commensurate with the identified losses per dam is included.  The second is the need to continue progress towards fulfilling the unmet mitigation requirements identified in the Program.  Both of these components are important to insure the success of the wildlife mitigation component of the Program.  This proposal is intended to provide mitigation opportunities across the entire basin, but has a focus on areas that have the largest deficit in achieving mitigation for construction and inundation losses.  These include the Willamette, Inter-mountain and the Southern Idaho areas.

CBFWA’s primary wildlife mitigation funding interests are summarized as follows:

- Maximizing the use of the limited funds available for on-the-ground projects, while minimizing expenditure on process.

- Adequate funding for a reasonable level of OME for existing mitigation sites.

- Predictable funding for long-term OME to allow efficient use of funds and assure continuity of programs and personnel.

- Predictable long-term funding to allow for effective and efficient habitat protection program, which is not possible with current accrual based annual funding.

For the FY 2007-2009 Rate Case $10.4M is needed to adequately fund operations, maintenance and enhancement on existing wildlife mitigation areas, while an additional $23.1M is needed to fund a habitat protection program for a total of $33.4M needed annually.

In preparation for the upcoming Bonneville Power Administration (BPA) FY 2007-2009 Rate Case, the Columbia Basin Fish Wildlife Authority (CBFWA) has been developing a funding needs proposal for wildlife concerns.  This funding package will cover costs for maintaining existing wildlife mitigation sites and implementing new and ongoing projects to mitigate for construction and inundation losses of wildlife based on the Northwest Power and Conservation Council’s (NPCC) Columbia River Basin 2000 Fish and Wildlife Program (Program).  This proposed funding package is a subset of the broader CBFWA funding recommendation for the development of the FY 2007-2009 BPA Rate Case funding proposal that is expected to be determined in 2005.  Under the Pacific Northwest Electric Power Planning and Conservation Act of 1980, BPA has an obligation to provide funding to protect, mitigate, and enhance fish and wildlife to the extent affected by the development and operation of the Columbia River Federal Hydropower System.  CBFWA is uniquely positioned to develop the strategy for fish and wildlife resources because of its experience and the authority of its members for wildlife management and stewardship in the region.

In developing this funding package the WC has considered two primary components.  The first is the funding necessary for the operations and maintenance (O&M) and monitoring and evaluation (M&E) of existing wildlife mitigation projects.  This funding will maintain existing mitigation sites in their current condition and insure that a “reasonable” level of restoration of the habitat values commensurate with the identified losses per dam is included.  The second is the need to continue progress towards fulfilling the unmet mitigation requirements identified in the Program.  Both of these components are important to insure the success of the wildlife mitigation component of the Program.  Existing wildlife mitigation sites/projects represent a down payment towards fulfilling BPA’s mitigation obligation.  The lands purchased or otherwise protected provide places where the habitat values that were lost due to dam construction and inundation can be maintained in perpetuity.  However, habitat condition from past land use, and the current threats from noxious weed invasions, wildfires, livestock trespass, adjoining human uses, urban encroachment, and other factors require continuing inputs of staff time, equipment, and materials to maintain and improve the productivity of the mitigation site.  Without these resources the lands will decline in productivity and the mitigation obligations to replace lost habitat functions will no longer be met.  In addition, the projected habitat values  which were to accrue over time in the majority of the mitigation sites were based on enhancements to the baseline productivity that have yet to be accomplished.

Wildlife resources are unique in the Columbia Basin in that specific wildlife losses due to each federal hydropower project have been defined and quantified.  These losses have been quantified in terms of Habitat Units (HUs) tied to indicator species associated with each hydropower project (dam).  The habitat losses/gains for each facility are defined in the Program and are reflected in Table 11-4.  As a result there is an accounting of HUs acquired as based on each project implemented for wildlife mitigation purposes, which is then credited against BPA’s ultimate HU debt.  An accounting of projects implemented relative to HU “credits” have been estimated by BPA and are available at: http://www.cbfwa.org/committees/Meetings.cfm?CommShort=WC&meeting=all.  Comparison of Table 11-4 and BPA’s accounting of HUs gained demonstrates that there is still a large mitigation debt to be offset with future mitigation activities.  Review of the spatial distribution of existing mitigation efforts also shows that activities were not evenly distributed across the impact areas of incurred losses.  Some hydropower project impact areas have received a greater level of mitigation than others, with some projects having very little mitigation.  This proposal is intended to provide mitigation opportunities across the entire basin, but has a focus on areas that have the largest deficit in achieving mitigation for construction and inundation losses.  These include the Willamette, Inter-mountain and the Southern Idaho areas.  Progress in achieving compensation for lost habitat values over the past 70 years has not advanced at a pace that would achieve full compensation within a reasonable time frame (next 20 years).  Failure to meet the mitigation requirements simply increases the cumulative loss of the benefits of wildlife populations to the citizens of the northwest.

Table 1 provides estimates of ongoing needs for OME for existing wildlife mitigation projects.  These estimates assume the application of basic maintenance practices to maintain existing wildlife values, limited enhancements necessary to restore the habitat values commensurate with the identified losses, and limited monitoring.  This table reflects all existing acquisition sites, including those acquisitions which were funded under the Washington Wildlife Mitigation Agreement, which are scheduled to transition into the expense budget category this fiscal year.  These 39 projects cover over 300,000 acres in Oregon, Washington, and Idaho.  Estimated total costs for the combined projects are approximately $10.4 million per year.  This is an increase over current expenditures due to additional acreage, insufficient past funding to maintain baseline habitat condition on some sites, transition of Washington Agreement projects from funding that is ending, and the need to include an inflation factor to maintain basic services and habitat function.

Tables 2 through 4 reflect an interim funding strategy for identified focus areas where funding priority for habitat protection, restoration, and enhancement activities will be given. Funding estimates were developed by:

- Reviewing the habitat units that remain to be mitigated for each project in accordance with BPA current accounting tables.  (Note:  Both BPA and the Wildlife Managers recognize the need to update these accounts and reconcile the distribution of credits in certain hydro-project areas).

- Developing acreage estimates that would make significant progress in meeting the mitigation requirements.

- Applying reasonable or historic cost per acre estimates to the identified acres.  These historic cost per acre estimates are likely to under-estimate current market value, since they are dated in some cases and in some areas land values are increasing rapidly.

- Comparing the figures with similar draft estimates from BPA staff.

Tables 2-4 provide the basis for a short-term annual funding stream of approximately $20.1 Million per year to insure reasonable progress in achieving some level of compensation for lost habitat values in those areas that have historically been under-mitigated.  The proposed strategy is to give priority for accomplishable protection and restoration/enhancement activities within the three identified focus areas over a ten-year period until a long-term strategy for insuring

- funding certainty for the mitigation land base is achieved and

- BPA’s construction and inundation debt obligation is extinguished.

The average projected yearly cost for the Intermountain Area is estimated at $10.9 million, for the Willamette Area at $6.6 million, and for Southern Idaho Area at $2.6 million. To accommodate for mitigation opportunities outside of the three focus areas, an additional $3.0 million per year is included in the total projected allocation, approximately $23.1 million per year.

Several approaches are proposed for consideration as a basis for negotiations between Bonneville and the Wildlife Managers to determine how both short-term and an eventual long-term funding mechanism for wildlife mitigation can be achieved.

- Year to year contract – this is the current approach.  It has the advantage that the system is set up in this fashion and no significant changes are needed.

- Multi-year contract for Rate Case

- Multi-year agreement (similar to Washington Wildlife Agreement approach)

- Settlement (similar to the Wildlife Mitigation Agreement for Dworshak Dam, the Wildlife Mitigation Agreement for Libby and Hungry Horse Dams -Montana, and the Northeast Oregon Wildlife Agreement)

Each of these approaches has pros and cons.  Year to year contracts are the current way of doing business and require the least change in how business is done.  However, the year-to-year approach places a much greater administrative burden on the NPCC, BPA, and the contracting agencies.  Each year new contracts must be solicited, written, managed and closed.  This requires a commitment of resources that might better be used in on-the-ground work.  Another problem with year-to-year contracting is the lack of ability to plan for the future, since there is a certain level of uncertainty.  This funding uncertainty severely limits the ability to purchase mitigation lands from private parties.

Long term funding agreements including trust funds, guaranteed funding streams and/or some combination of the two, have inherent advantages over annual funding that benefit the implementing agency or tribe, BPA and the regional rate payers. It is recognized that any long term agreement would be tailored to meet the financial and legal limitations of BPA while maximizing the inherent values of such an agreement to all the parties. This document does not propose to discuss all the various options for such an agreement. Rather, the intent is to provide a summary and establish a foundation for discussions.

With the intent of meeting the interests of fish, wildlife and power and recognizing the financial realities of all of the stakeholders, Table 5 below characterizes some of BPA’s and the Wildlife Manager’s interests and values.  The qualifying symbols (+ and O) are generalizations that are clearly debatable from various aspects of a given interest and value element.  Such a debate should serve to clarify the issues of interested parties and appropriately elevate key values and interests associated with negotiation for agreement. The list of interests and values is not intended to be comprehensive, but is expected to generate common understanding for crafting a solution that meets each stakeholder need.

| Table 5. INTERESTS/VALUES | BPA | Manager |
| --- | --- | --- |
| Provides increased funding certainty and stability. | + | + |
| Can assure funding available to continue to meet BPA’s obligations even if BPA funding is no longer available (trust fund) | + | + |
| Resolution of crediting disagreements between BPA and NPCC, BPA and Signatory managers. | + | + |
| Reduces obligations in expense budget. Free up funding from the direct budget for new start fish projects. | + | + |
| Moves expense costs to capital budget where it has limited exposure temporally. | + | o |
| May provide closure on losses for a particular hydro facility or group of facilities perpetually or for a designated period and provide indemnity to BPA for those losses. | + | o |
| Increases liability to Agency or Tribe as they take on full responsibility and indemnify BPA for a percentage of the hydro-system mitigation debt. | + | _ |
| Reduces resources spent on process: (Annual regional funding prioritization; annual contract and budget review and approval by BPA; duplicative or multi agency procedural reviews; COTR/CO time managing contracts and project activities; etc.) | + | + |
| Inherently changes the role of the funding agency in providing input to project implementation. Focus moves from contract administration and oversight to technical support and insight. | + | + |
| Provides more local control of budgetary issues and focuses decision making at the grass roots (local) level. | o | + |
| Improves responsiveness and flexibility of implementation: (streamline acquisition process; increases responsiveness to changing opportunities; accommodate for stochastic events such as wildfire; accommodate adaptive management; etc) | + | + |
| Trust Fund money is more easily matched with other funding opportunities as “Non-federal”. | + | + |
| Rate of implementation may be negatively impacted by below target market/return on investments. | o | _ |
| May require significant “front loading” to establish trust funds that could have short term impacts to other budgetary needs. | _ | _ |
| May require a slower more self disciplined approach to mitigation | _ | _ |

| + = Positive Value, - = Negative Value, 0 = Neutral Value |  |  |
| --- | --- | --- |

Another key issue that needs to be addressed is the OME funding necessary to insure that the benefits of BPA’s investment in the mitigation sites and the credits applied for the habitat units gained are maintained and that adaptive management practices are applied as necessary in response to monitoring results that verify desired outcomes.  As such, it is unproductive to treat the OME as simply another short-term project.  It makes sense to look at longer-term funding approaches.

Three potential approaches are suggested and differ in the length of time, the level of preparation needed, and how risk is apportioned.  Multi-year approaches are designed to offset many of the problems that result with the current year-to-year approach.  They reduce the amount of administrative overhead in developing proposals, scoring and prioritizing proposals, creating multiple contract documents and closing multiple contracts.  They allow the contracting agency a greater chance to plan ahead due to the consistent access to funding.  The other advantage of multi-year contracts is the ability to explore alternative funding schemes.  Longer term contracts lend themselves to using the capital budget, rather than the expense budget, thereby reducing competition with Endangered Species Act requirements.

Another approach uses multi-year contracts for the term of the rate case.  This has the advantage of not requiring a commitment of funds beyond the planning horizon of the funding stream.  It requires less preparation since there is the opportunity to regroup at the end of the rate case period and make sure that the allocated budget has met its projected expenditure rate.

An approach similar to the Washington Wildlife Mitigation Agreement could be used as a template for a longer time horizon, possibly up to 20 years.  This approach provides even greater potential savings of administrative overhead.  There is also much more flexibility in the timing and management of the spending for the contracting agencies.  However, this requires more preparation and thought, because small problems with the package can magnify over the longer time period.

The last approach (settlement) described above has many of the same benefits of the prior approach, but shifts the fiscal risk and compensatory mitigation responsibility to the managing entity.  In return for a much greater level of autonomy, flexibility, and predictability the contracting agencies would hold BPA harmless for mitigation for a period of time and take on a greater level of responsibility and the administrative burden of insuring that the HUs gained as compensation for lost values are maintained and improved over time.  This approach requires the greatest level of preparation and thought.  All of the parties must be convinced that the proposed solution is in their best interest and truly fulfills the mitigation responsibility.  This requires a much greater analysis and understanding of what needs to be done for mitigation and the appropriate investment and management structure to achieve it.

The Fish and Wildlife managers propose that, at a minimum, the funding for this next rate case be a multi-year contract for the length of the rate case.  During the period of the rate case we propose that all of the affected parties pursue negotiations on a longer-term approach, up to and including a complete settlement.

| Table 11-4 Estimated Losses Due to Hydropower Construction (losses are preceded by a “-”, gains by a “+”) |
| --- |
| Species | Total Habitat Units |
| Albeni Falls • Mallard Duck | -5,985 |
| • Canada Goose | -4,699 |
| • Redhead Duck | -3,379 |
| • Breeding Bald Eagle | -4,508 |
| • Wintering Bald Eagle | -4,365 |
| • Black-Capped Chickadee | -2,286 |
| • White-tailed Deer | -1,680 |
| • Muskrat | -1,756 |
| • Yellow Warbler | +171 |
| Lower Snake Projects • Downy Woodpecker | -364.9 |
| • Song Sparrow | -287.6 |
| • Yellow Warbler | -927.0 |
| • California Quail | -20,508.0 |
| Table 11-4 (cont.) Estimated Losses Due to Hydropower Construction (losses are preceded by a “-”, gains by a “+”) |
| Species | Total Habitat Units |
| • Ring-necked Pheasant | -2,646.8 |
| • Canada Goose | -2,039.8 |
| Anderson Ranch • Mallard | -1,048 |
| • Mink | -1,732 |
| • Yellow Warbler | -361 |
| • Black Capped Chickadee | -890 |
| • Ruffed Grouse | -919 |
| • Blue Grouse | -1,980 |
| • Mule Deer | -2,689 |
| • Peregrine Falcon | -1,222 acres* |
| * Acres of riparian habitat lost. Does not require purchase of any lands. |  |
| Black Canyon • Mallard | -270 |
| • Mink | -652 |
| • Canada Goose | -214 |
| • Ring-necked Pheasant | -260 |
| • Sharp-tailed Grouse | -532 |
| • Mule Deer | -242 |
| • Yellow Warbler | +8 |
| • Black-capped Chickadee | +68 |
| Deadwood • Mule Deer | -2080 |
| • Mink | -987 |
| • Spruce Grouse | -1411 |
| • Yellow Warbler | -309 |
| • Yellow-rumped Warbler | -2,626 |
| Palisades • Bald Eagle | -5,941 breeding |
| • Yellow Warbler/ | -18,565 wintering -718 scrub-shrub wetland |
| • Black Capped Chickadee | +1,358 forested wetland |
| • Elk/Mule Deer | -2,454 |
| • Mink | -2,276 |
| • Mallard | -2,622 |
| • Canada Goose | -805 |
| • Ruffed Grouse | -2,331 |
| • Peregrine Falcon* | -1,677 acres of forested wetland |
| * Acres of riparian habitat lost. Does not require purchase of any lands. | -832 acres of scrub-shrub wetland +68 acres of emergent wetland |
| Table 11-4 (cont.) Estimated Losses Due to Hydropower Construction (losses are preceded by a “-”, gains by a “+”) |
| Species | Total Habitat Units |
| Willamette Basin Projects • Black-tailed Deer | -17,254 |
| • Roosevelt Elk | -15,295 |
| • Black Bear | -4,814 |
| • Cougar | -3,853 |
| • Beaver | -4,477 |
| • River Otter | -2,408 |
| • Mink | -2,418 |
| • Red Fox | -2,590 |
| • Ruffed Grouse | -11,145 |
| • California Quail | -2,986 |
| • Ring-necked Pheasant | -1,986 |
| • Band-tailed Pigeon | -3,487 |
| • Western Gray Squirrel | -1,354 |
| • Harlequin Duck | -551 |
| • Wood Duck | -1,947 |
| • Spotted Owl | -5,711 |
| • Pileated Woodpecker | -8,690 |
| • American Dipper | -954 |
| • Yellow Warbler | -2,355 |
| • Common Merganser | +1,042 |
| • Greater Scaup | +820 |
| • Waterfowl | +423 |
| • Bald Eagle | +5,693 |
| • Osprey | +6,159 |
| Grand Coulee • Sage Grouse | -2,746 |
| • Sharp-tailed Grouse | -32,723 |
| • Ruffed Grouse | -16,502 |
| • Mourning Dove | -9,316 |
| • Mule Deer | -27,133 |
| • White-tailed Deer | -21,362 |
| • Riparian Forest | -1,632 |
| • Riparian Shrub | -27 |
| • Canada Goose Nest Sites | -74 |
| McNary • Mallard (wintering) | +13,744 |
| • Mallard (nesting) | -6,959 |
| • Western Meadowlark | -3,469 |
| • Canada Goose | -3,484 |
| • Spotted Sandpiper | -1,363 |
| • Yellow Warbler | -329 |
| • Downy Woodpecker | -377 |
| • Mink | -1,250 |
| • California Quail | -6,314 |
| Table 11-4 (cont.) Estimated Losses Due to Hydropower Construction (losses are preceded by a “-”, gains by a “+”) |
| Species | Total Habitat Units |
| John Day • Lesser Scaup | +14,398 |
| • Great Blue Heron | -3,186 |
| • Canada Goose | -8,010 |
| • Spotted Sandpiper | -3,186 |
| • Yellow Warbler | -1,085 |
| • Black-capped Chickadee | -869 |
| • Western Meadowlark | -5,059 |
| • California Quail | -6,324 |
| • Mallard | -7,399 |
| • Mink | -1,437 |
| The Dalles • Lesser Scaup | +2,068 |
| • Great Blue Heron | -427 |
| • Canada Goose | -439 |
| • Spotted Sandpiper | -534 |
| • Yellow Warbler | -170 |
| • Black-capped Chickadee | -183 |
| • Western Meadowlark | -247 |
| • Mink | -330 |
| Bonneville • Lesser Scaup | +2,671 |
| • Great Blue Heron | -4,300 |
| • Canada Goose | -2,443 |
| • Spotted Sandpiper | -2,767 |
| • Yellow Warbler | -163 |
| • Black-capped Chickadee | -1,022 |
| • Mink | -1,622 |
| Dworshak • Canada Goose-(breeding) | -16 |
| • Black-capped Chickadee | -91 |
| • River Otter | -4,312 |
| • Pileated Woodpecker | -3,524 |
| • Elk | -11,603 |
| • White-tailed Deer | -8,906 |
| • Canada Goose (wintering) | +323 |
| • Bald Eagle | +2,678 |
| • Osprey | +1,674 |
| • Yellow Warbler | +119 |
| Minidoka • Mallard | +174 |
| • Redhead | +4,475 |
| • Western Grebe | +273 |
| • Marsh Wren | +207 |
| • Yellow Warbler | -342 |
| • River Otter | -2,993 |
| Table 11-4 (cont.) Estimated Losses Due to Hydropower Construction (losses are preceded by a “-”, gains by a “+”) |
| Species | Total Habitat Units |
| • Mule Deer | -3,413 |
| • Sage Grouse | -3,755 |
| Chief Joseph • Lesser Scaup | +1,440 |
| • Sharp-tailed Grouse | -2,290 |
| • Mule Deer | -1,992 |
| • Spotted Sandpiper | -1,255 |
| • Sage Grouse | -1,179 |
| • Mink | -920 |
| • Bobcat | -401 |
| • Lewis’ Woodpecker | -286 |
| • Ring-necked Pheasant | -239 |
| • Canada Goose | -213 |
| • Yellow Warbler | -58 |

Table 1.  Wildlife Project Annual OME Needs for FY 2007- 2009 Rate Case

| ProjectID | ProjectTitle | OM&E Needs | Acres | Province | Cost/Acre |
| --- | --- | --- | --- | --- | --- |
| 199004401 | Windy Bay (CDAT) | 200,000 |  | InterMt |  |
| 199009200 | Protect and Enhance the Wanaket Wildlife Mitigation Area (CTUIR) | 200,000 | 2817 | ColPlat | 71 |
| 199106000 | Pend Oreille Wetlands Wildlife Mitigation Project - Kalispel (KT) | 100,000 | 600 | InterMt | 167 |
| 199106100 | Swanson Lakes Wildlife Area (WDFW) | 250,000 | 19000 | InterMt | 13 |
| 199107800 | Burlington Bottoms Wildlife Mitigation Project (ODFW) | 125,000 |  | LwrCol |  |
| 199204800 | Hellsgate Big Game Winter Range Operation and Maintenance Project (CCT) | 750,000 | 42000 | InterMt | 18 |
| 199205900 | Amazon Basin/Eugene Wetlands Phase Two (TNC) | 70,000 |  | LwrCol |  |
| 199206100 | Albeni Falls Wildlife Mitigation Project (Umbrella project) |  |  | InterMt |  |
| 199206100 | Albeni Falls (KTOI) | 217,000 | 211 | InterMt | 1028 |
| 199206100 | Albeni Falls (IDFG) | 485,000 | 2347 | InterMt | 207 |
| 199206100 | Albeni Falls (CDAT) | 262,000 | 2273 | InterMt | 115 |
| 199206100 | Albeni Falls (KT) | 454,000 | 6,000 | InterMt | 76 |
| 199404400 | Enhance, Protect, and Maintain Shrubsteppe Habitat on the Sagebrush Flat Wildlife Area (WDFW) | 280,000 | 8775 | InterMt | 32 |
| 199505700 | Southern Idaho Wildlife Mitigation Program (Parent Project) |  |  |  |  |
| 199505700 | SIWM Rice Property (IDFG) | 125,000 | 1361 | UprSnk | 92 |
| 199505700 | SIWM Quarter Circle O Property (IDFG) | 22,000 | 712 | UprSnk | 31 |
| 199505700 | SIWM Deer Parks Complex (IDFG) | 341,000 | 3207 | UprSnk | 106 |
| 199505701 | SIWM Administration (IDFG) (includes Krueger Property) | 81,000 | 166 | MidSnk |  |
| 199505702 | SIWM (Parent Project) (SBT) |  |  | UprSnk |  |
| 199505702 | SIWM Soda Hills (SBT) | 215,000 | 2563 | UprSnk | 84 |
| 199505702 | SIWM Rudeen (SBT) | 215,000 | 2450 | UprSnk | 88 |
| 199506001 | Protect and Enhance Wildlife Habitat in Iskuulpa (Squaw Creek) Watershed (CTUIR) | 225,000 | 17600 | ColPlat | 13 |
| 199608000 | NE Oregon Wildlife Mitigation Project—“Precious Lands” (NPT) | 426,000 | 15325 | BlueMt | 28 |
| 199609401 | Scotch Creek Wildlife Area (WDFW) | 290,000 | 15469 | InterMt | 19 |
| 199800300 | Spokane Tribe of Indians Wildlife Operations and Maintenance (STOI) | 250,000 |  | InterMt |  |
| 199802200 | Pine Creek Ranch (CTWSRO) | 350,000 | 33557 | ColPlat | 10 |
| 200000900 | Logan Valley Wildlife Mitigation Project/ O&M (BPT) | 150,000 | 1760 | MidSnk | 85 |
| 200001600 | Protect and Enhance Tualatin River National Wildlife Refuge Additions (USFWS) | 37,000 | 230 | LwrCol | 161 |
| 200002100 | Securing Wildlife Mitigation Sites - Oregon, Ladd Marsh WMA Additions (ODFW) | 75,000 |  | BlueMt |  |
| 200002600 | Rainwater Wildlife Area (CTUIR) | 300,000 | 8441 | ColPlat | 36 |
| 200002700 | Malheur Wildlife Mitigation Project (BPT) | 285,000 | 6385 | MidSnk | 45 |
| 200103300 | Implement Wildlife Habitat Protection and Restoration on the Coeur d’Alene Indian Reservation: Hangman Watershed (CDAT) | 300,000 |  | InterMt |  |
| 200200800 | Flood Plain Reconnection (KTOI) | 250,000 |  | MtCol |  |
| 200201400 | Protect, Enhance, and Maintain Habitat on the Sunnyside Wildlife Area to Benefit Wildlife and Fish Assemblages (WDFW) | 250,000 | 10538 | InterMt | 24 |
| 200201100 | Flood Plain Operational Loss Assessment and Implementation (KTOI) | 500,000 |  | InterMt |  |
|  | Schlee Property (WDFW) | 280,000 | 8500 | InterMt | 33 |
| 200001500 | Oxbow Ranch (CTWSRO) | 40,000 | 1002 | ColPlat | 40 |
| 200104101 | Forrest Ranch (CTWSRO) | 65,000 | 4295 | ColPlat | 15 |
| 200301200 | Shillapoo (Vancouver Lowlands) (WDFW) | 250,000 | 2552 | LwrCol | 98 |
| W-MOA | Desert Wildlife Area (WDFW) | 350,000 | 34920 | InterMt | 10 |
| W-MOA | Wenas Wildlife Area (WDFW) | 300,000 | 7000 | InterMt | 43 |
| W-MOA | WDFW Operations (WDFW) | 150,000 |  | InterMt |  |
| Totals |  | 10,365,000 | 257,225 |  |  |

| Table 2. Mitigation Implementation Costs/Acre for Intermountain Province Wildlife Projects in Millions |
| --- |
| MOAII Category - HABITAT UPLAND/TERRESTRIAL | FY06 | FY07 | FY08 | FY09 | FY10 | FY 11-15 | TOTAL |
| Albeni Falls Complete Habitat Protection | $5.00 | $5.00 | $5.00 | $5.00 | $5.00 | $15.00 | $40.00 |
| Albeni Falls O&M | $1.70 | $1.70 | $1.70 | $2.00 | $2.00 | $10.00 | $19.10 |
| CdaA Lake Creek Habitat Protection | $1.00 | $1.00 | $1.00 | $1.00 | $1.00 | $5.00 | $10.00 |
| CdA Lake Creek Habitat O&M | $0.20 | $0.20 | $0.20 | $0.25 | $0.25 | $1.25 | $2.35 |
| CCT Habitat Protection | $4.50 | $1.50 | $1.50 | $1.50 | $1.50 | $10.00 | $20.50 |
| CCT O&M, M&E | $0.50 | $0.50 | $0.50 | $0.80 | $0.80 | $4.00 | $7.10 |
| Multi-Agency Sharp-Tailed Grouse Regional Brood-rear (includes habitat assessment) | $0.50 | $0.50 | $0.50 | $0.50 | $0.50 | $0.00 | $2.50 |
| STOI Habitat Protection | $1.50 | $1.50 | $1.50 | $0.00 | $0.00 | $0.00 | $4.50 |
| STOI O&M, M&E | $0.28 | $0.25 | $0.25 | $0.25 | $0.25 | $1.00 | $2.28 |
| STOI Sharp-Tailed Grouse Reintroduction | $0.15 | $0.15 | $0.10 | $0.10 | $0.10 | $0.38 | $0.98 |
| SUBTOTAL HABITAT UPLAND/TERRESTRIAL | $15.33 | $12.30 | $12.25 | $11.40 | $11.40 | $46.63 | $109.30 |
| O&M line item includes M&E and enhancements |  |  |  |  |  |  |  |

| Key Assumptions: CCT Price per acre of $500 O&M costs at $20/acre M&E at $2,000/point Enhancements at $1,000/acre | Albeni Falls Price per acre of $3,000 O&M costs at $90/acre now reducing over time to $50/acre M&E at $2,000/point reducing over time at per point price Enhancements averaging about $500/acre | STOI Price per acre of $1,000 O&M costs at $100/acre reducing over time to about $50/acre M&E costs at $2,000/point Enhancements not paid for by BPA |
| --- | --- | --- |

Table3. Willamette Basin wildlife mitigation funding needs

| Habitat Units Lost | 94,275 |
| --- | --- |
| Habitat Units Gained | 14,137 |
| Habitat Units Previously Mitigated | 1,957 |
| Acres Needed | 28,535 |
| Cost per acre | 2,342 |
| Total | $66,829,000 |

Table 4. Southern Idaho wildlife mitigation funding needs

| Habitat Units Lost | 61,704 |
| --- | --- |
| Habitat Units Previously Mitigated | 18,845 |
| Habitat Units Needed | 42,859 |
| Cost per habitat unit | $621 |
| Total | $26,600,000 |

Appendix F – Review of BPA Spending for Fish and Wildlife

BPA’s Role in Fish and Wildlife Funding: BPA funds a significant portion of the fish and wildlife restoration work in the Columbia Basin.  Since 1981, BPA’s total fish and wildlife funding has averaged $132 million per year.  During Fiscal Years 2002 through FY 2006, BPA projected that these costs would average $255 million per year.

Under the Northwest Power Act, BPA funds measures to protect, mitigate, and conserve fish and wildlife damaged by the hydroelectric development and operations in the Columbia River Basin. These costs are part of Bonneville’s total system costs.

The revenues for fish and wildlife and other BPA functions come from the sale of electricity from the Federal Columbia River Power System (FCRPS).  This system includes the federal dams in the Columbia Basin, one nuclear power plant, and other small generating resources that have been acquired by BPA.  As part of the process for setting rates, BPA must project its future costs and future sales of electricity.  It also must address the uncertainties associated with these projections to ensure that its rates are sufficient to meet its costs and repay the U.S. Treasury for the money BPA borrowed to build the dams, transmission system, and other capital investments.

History of BPA Fish and Wildlife Funding: In 1995, the Departments of the Army, Commerce, Energy and Interior entered into a MOA for fish and wildlife funding for FY 1996 through FY 2001.  The MOA was not renewed; however, BPA has continued divide its fish and wildlife funding into categories established by the MOA.  This section summaries the capital, reimbursable, and direct budgets and the recent funding history.  Table 1 shows the total funding for these categories from 1996 to 2003.

Figure 1: Total BPA Fish and Wildlife Funding

The Capital Budget: BPA repays the U.S. Treasury amortization, depreciation, and interest on capital investments in fish facilities at dams built and operated by the Corps of Engineers and Bureau of Reclamation.  BPA’s capital budget also repays funds borrowed to construct numerous hatcheries built as partial mitigation for the FCRPS.   Other investments include salmon transport barges and improvements at the FCRPS dams for fish collection, passage and, as well as planning, design, monitoring and research studies.  The amounts for each of the major funding categories, including the amount that Congress authorized the COE and BOR to borrow each year is shown in Table 1.

The costs for capital investments have remained fairly steady since the adoption of the 1996-2001 Memorandum of Agreement.  The MOA set targets for capital investment of $107 million annual average.  BPA’s investments in this area under-ran the targets significantly, averaging $76 million annually, for a total under-investment of more than $188 million.  For the past eight years, the annual appropriation for fixes at mainstem dams has averaged approximately $83.5 million.  Since the adoption of the 2000 Biological Opinions, average annual spending has remained fairly constant with only a slight decrease.

In 1985, BPA began capitalizing projects in the Integrated (Direct) Fish and Wildlife Program.  The 1996-2001 MOA set $27 million as the annual target for capitalized projects in the Integrated Program.  The line “Integrated Program” under Capital Investments in Table 2 shows the trend in this amount. Under the MOA, BPA capitalized an average of $20.2 million annually, under-spending the target by about $40.8 million over the term of the MOA (Figure 2).

Please note that the amount borrowed is different than the annual repayment costs that drive BPA’s revenue requirements.  The amount borrowed is usually booked in the year construction starts, while repayment does not start until the facility is completed.   As a general “rule of thumb,” the annual repayment costs are about one-tenth of the amount capitalized.

Figure 2.  Actual capital investments in the Integrated program from 1996-2003.

Reimbursed Expenses of Other Agencies: BPA repays the U.S. Treasury for the hydroelectric share of operation and maintenance budgets and other authorized non-capital expenditures for fish and wildlife activities by the U.S. Corps of Engineers (COE), U.S. Bureau of Reclamation (BOR) and U.S. Fish and Wildlife Service.  These costs include the Lower Snake River Compensation Plan implementation and numerous hatcheries built to mitigate for FCRPS.  BPA also funds half of the Northwest Power and Conservation Council’s budget (currently $4.5 million annually) under this portion of its budget.

This category of the budget averaged $37.8 million annual under the MOA, close to the MOA annual budget target of $40 million. The operation and maintenance budgets have increased by more than one-third since the end of the MOA. Most of the increase appears to be related to an increase in COE and BOR budgets (Figure 3, Table 1).

Figure 3.  Reimbursable fish and wildlife expenses of other federal agencies.

Integrated (Direct) Program:  The Integrated Program budget has two categories: Capital (discussed above) and Expense. The Expense portion of the Integrated Program has increased steadily since 1978.  The MOA set an annual budget target of $100 million, with BPA spending averaging $95.5 million annually, a shortfall of $26.9 million over the term of the MOA.  During the current rate case, the target for the Expense portion of the Integrated Program was set at $150 million and reduced to $139 million annually in 2003.  Actual spending during the current rate period has averaged $139 million per year.

Although this appears to be an increase in funding of $39 million annually since the MOA, the program funding had not been adjusted for inflation for eight years.  Further, BPA has rolled contracted obligations forward each year without shifting the associated funding, creating a “bow-wave” of unfunded obligations.  A change in accounting practices in FY 2003 required elimination of $40 million worth of these carry-over obligations.  In essence, BPA cut $40 million in obligations from the Integrated Program in FY 2003.  BPA is now considering cutting an additional $15 million from the Integrated Program over the period 2005-2006.

Figure 4.  BPA spending in the Integrated Program from 1996-2004.

The 2002 BPA Rate Case

Power and Fish and Wildlife Decisions: BPA began its last rate case process in 1999, before decisions were made on the measures that would be included in the 2000 Biological Opinion for the FCRPS.  These rate decisions addressed BPA’s revenues for FY 2002 through FY 2006.  Fish and wildlife managers raised concerns that BPA’s rate case decisions could foreclose fish and wildlife decisions, including the implementation of the Biological Opinion and Council Program by limiting funding.  Federal, state, and tribal governments worked to develop 13 alternatives for future fish and wildlife funding through 2011; the costs for these alternatives averaged $438 to $721 million per year.  BPA assured the managers that it would “keep the options open” by including the range of costs in its rates.  BPA also committed that it would adjust its rates, if necessary, to accommodate future funding needs.

Problems with 2002 Rate Case Process: BPA states that it gave equal weight to the 13 alternatives in setting its rates and assumed an average for the direct program of $139 million per year.  In the initial rate proposal, BPA stated that these assumptions would not limit actual funding.

The Columbia River Inter-Tribal Fish Commission and the Yakama Nation were parties to the rate case.  They raised concerns that BPA had actually assumed a one per cent probability that costs would be at the high end of the range.  They also raised concerns that BPA had changed the methodology in calculating direct fish and wildlife costs.  Rather than weighting 12 of the alternatives at $179 million per year and one alternative at $100 million, consistent with the alternatives developed by the Federal, state, and tribal process and arriving at an equally weighted estimate of $173 million per year, BPA averaged the high and low alternatives and assumed $139 million per year.  This assumption lowered the direct costs by $170 million during the rate period.

BPA finalized its rates in 2001, and then immediately reopened its rate process to address higher costs associated with supplying power to its customers.  BPA had committed to serve 3,300 megawatts of power beyond its available resources.  The manipulation of the California electricity markets caused prices to soar.  BPA estimates that the cost of serving these additional commitments was $3.9 billion during the current rate period.  These added costs were included as part of a Cost Recovery Adjustment Clause known as the load-based and financial-based CRACs.

In 2003, BPA faced additional costs associated with its own operations, the operations of the federal dams and the nuclear plant.  As a result, BPA conducted a Safety Net Cost Recovery Adjustment Clause (SN-CRAC) process to address these additional costs.  During that process, CBFWA provide analysis that the cost of implementing the Provincial Review would add $100 million per year above BPA’s current fish and wildlife funding.  The Review was conducted by CBFWA and the Council and based on measures that had gone through the project review process and been approved by the Independent Science Review Panel.  BPA did not address these additional fish and wildlife costs as part of the SN-CRAC.  BPA has subsequently set a cap on the direct fish and wildlife program of $139 million.  In 2001, BPA and the Corps of Engineers eliminated fishery spill and flow provisions to ensure BPA’s ability to make its payment to the U.S. Treasury.

Developing Fish and Wildlife Costs for the Next BPA Rate Case

Coordinating Power and Fish and Wildlife Decision Processes: Given the problems of the 2002 rate case, fish and wildlife managers began discussions in 2003 on ways to coordinate the next BPA rate case with fish and wildlife decisions.  They wanted to ensure that BPA decisions regarding its revenues after 2006 would not foreclose fish and wildlife recovery under the Northwest Power Act or the Endangered Species Act.  It appeared that the Subbasin Planning Process being conducted by the Council and BPA could provide the information needed for the next rate case.

The Council’s 2000 Program included a framework for fish and wildlife in the Columbia Basin and called for the development of subbasin plans that would include subbasin assessments, an inventory of existing activities, and a management plan.  The management plan was required to have a vision, biological objectives for fish and wildlife, strategies that will be employed to meet the vision and biological objectives, a projected budget (including both a three-year implementation budget and more general 10-15 year budget), a monitoring and evaluation plan, and additional steps necessary to comply with the Endangered Species Act and the Clean Water Act.

NOAA Fisheries had indicated that it could use these subbasin plans as the basis for recovery plans under the Endangered Species Act.  Therefore, it appeared that these subbasin plans, scheduled for completion by May 2004, could provide detailed budgets for the BPA rate case that would begin in early 2005.

Unfortunately, when the Council contracted with various entities to develop the subbasin plans, it did not include detailed and long-term budgets in the list of tasks it would fund.  To further complicate things, the Council is proceeding to adopt some of the subbasin plans while additional work continues on other plans.  NOAA Fisheries is working to develop recovery plans under the ESA; however, final adoption of all the subbasin and the NOAA recovery plans will not be completed prior the initiation of the BPA rate case.

The Biological Opinion for the FCRPS also creates uncertainty for future fish and wildlife funding.  CBFWA estimates that 75 percent of BPA’s fish and wildlife funding goes to implement the Biological Opinion.  NOAA Fisheries adopted a new Biological opinion on November 30, 2004.  [CHECK ON BiOp BUDGET].  Several parties have filed law suits against the new Biological Opinion; the briefing schedule for this case could result in a decision in March of 2005.

BPA and the Council have been meeting for several months to review the major budget categories and identify the factors that may increase or decrease costs in the future.  The latest draft (December 7, 2004) of that analysis is included as Attachment 1.

In November of 2004, CBFWA formed a workgroup to coordinate the development of fish and wildlife costs for the next BPA rate case.  The workgroup reported to the Members Management Group in December and made the following recommendations:

- The fish and wildlife managers should review the assumptions made by the Council and BPA about future fish and wildlife costs.

- The fish and wildlife managers should prepare fish and wildlife costs based on the subbasin plans.  The primary focus of this work would be in the areas of habitat and production.

- The fish and wildlife managers should work with BPA to design ways to provide flexibility to adjust fish and wildlife funding as information on the Biological Opinion, subbasin plans and recovery plans becomes available to ensure that BPA can fully implement these important plans.

H:\Work\MMG\2005_0330\CostReportAppendices

# Footnotes

HUs are the number of acres multiplied by a habitat quality factor.

16 U.S.C. 839b(h)(8), 839b(h)(10).

See Columbia River Basin Fish and Wildlife Program, document 2000-19, pages 39-41.