March 13, 2007

| TO: | Members Advisory Group |
| --- | --- |
| FROM: | Doug Taki (AFAC Chair), and Dave Ward (CBFWA Staff) |
| SUBJECT: | Analysis of 2007-09 BPA Funding Decisions for Anadromous Fish Projects |

The MAG directed CBFWA staff to work with the technical committees to provide an analysis of BPA’s decision document in the context of the Council’s recommendations and in the context of the Authorities priorities. In the provinces those priorities would be defined by the managers who put together the subbasin plans for that province, and in the systemwide and mainstem the teams who worked together on what was crafted from the Council’s recommendations.

FY 2007-09 funding recommendations by source and project type (excludes data management and coordination projects, as well as BPA program support and other placeholders).

|  | Recommended to Council | Council Recommendation | BPA Decision |
| --- | --- | --- | --- |
| Anadromous Fish | $363m | 71% | $270m | 70% | $287m | 73% |
| Resident Fish | $112m | 22% | $88m | 23% | $76m | 19% |
| Wildlife | $34m | 7% | $27m | 7% | $28m | 7% |
| Total | $509m | $386m | $391m |

General differences in anadromous fish project funding recommendation among sources (≥10% change required to be considered reduction or increase).

|  | Reduction | Stable | Increase |
| --- | --- | --- | --- |
| Council vs. Recommended to Council | 84 | 227 | 18 |
| BPA vs. Council | 45 | 213 | 71 |
| BPA vs. Recommended to Council | 107 | 171 | 51 |

Anadromous fish projects recommended for funding to the Council, and to BPA by the Council, that were left unfunded or severely under-funded by BPA.  Projects are grouped by general comments in BPA’s funding decision.  Excludes projects (1) included in the 2007 Interim Operations Agreement, and (2) identified as having in-lieu issues.  See next page for information on these individual projects.

| Status Monitoring is Low Priority | M&E Reductions | Not an FCRPS or BPA Priority | Information Not Needed | Other |
| --- | --- | --- | --- | --- |
| 199902000 | 199202604 | 199305600 | 199900301 | 200003900 |
| 200205300 | 200203100 | 200703700 | 200001200 | 200734000 |
| 200704600 |  | 200716500 | 200303600 | 200714700 |
| 200715600 |  | 200721900 | 200715000 |  |
|  |  | 200722900 | 200733300 |  |
|  |  | 200731600 |  |  |
|  |  | 200735500 |  |  |
|  |  | 200736800 |  |  |

In-Lieu Analysis

A number of anadromous fish projects were noted by BPA as having In-Lieu issues.  Funded projects that received a final score of 3.0 (identified by BPA as definitely having In-Lieu concerns, most of which are slated for reduced funding in FY 2009), and other projects slated for reduced funding in FY 2009 because of In-Lieu concerns are listed on Page 5.

BPA was not entirely consistent when allocating funds for projects with In-Lieu issues.  BPA usually reduced funding by 15% in FY 2009 for projects given an In-Lieu score of 3.0; however, a few projects scored 3.0 are not currently slated for a reduction, and two projects scored lower than 3.0 are slated for reductions.  BPA may have provided more than one reason for reducing budgets.

Anadromous fish projects un-funded or under-funded by BPA decision.

| Project No. | Project Title | Subbasin | Sponsor | Rec to Council FY 07-09 total | Council Rec. FY 07-09 total | BPA Decision FY 07-09 Total | BPA Comment |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 199202604 | Investigate Life History Of Spring Chinook Salmon and Summer Steelhead in the Grande Ronde River Subbasin | Grande Ronde | Oregon Department of Fish & Wildlife (ODFW) | $2,460,000 | $2,460,000 | $2,033,600 | In-lieu issue; M&E reduction |
| 199305600 | Research to advance hatchery reform, including captive broodstocks |  | Northwest Fisheries Science Center | $4,404,300 | $3,000,000 | $1,700,000 | Concerns regarding roles and responsibilities; In-Lieu |
| 199900301 | Evaluate Spawning of Fall Chinook and Chum Salmon Just Below the Four Lowermost Mainstem Dams |  | Oregon Department of Fish & Wildlife (ODFW) | $2,338,758 | $2,338,758 | $1,079,586 | Reduce scope to provide info used for operations decisions |
| 199902000 | Analyze Chinook Salmon Spatial and Temporal Dynamics and Persistence |  | USFS | $277,674 | $277,674 | $48,154 | Fish population status monitoring is low priority for BPA |
| 200001200 | Evaluate Factors Limiting Columbia River Chum Salmon | Columbia Lower | USFWS-Columbia River Fisheries Program Office | $959,636 | $454,998 | $151,666 | Sufficient info already developed |
| 200003900 | Walla Walla Subbasin Collaborative Salmonid Monitoring & Evaluation Project | Walla Walla | Confederated Tribes of the Umatilla Indian Reservation | $2,743,080 | $2,743,080 | $2,141,388 | Reflects flat line from combination with 1998-020-00 and 2000-033-00 |
| 200203100 | Growth modulation in salmon supplementation |  | NOAA | $1,061,550 | $1,061,550 | $850,900 | M&E reductions |
| 200205300 | Assess Salmonids Asotin Creek Watershed | Asotin | Washington Department of Fish and Wildlife (WDFW) | $755,799 | $636,000 | $299,400 | Population monitoring is low BPA priority-close out |
| 200303600 | CBFWA Collaborative Systemwide Monitoring and Evaluation Program |  | CBFWA | $2,992,500 | $1,969,000 | $1,484,500 | Close 2 yrs |
| 200703700 | North Fork Toutle River Fish Passage | Cowlitz | Steward and Associates | $309,850 | $309,850 | $0 | Not an FCRPS priority |
| 200704600 | Steelhead Spawning Ground Surveys, Flow, and Temperature Monitoring of Small Tributaries of the Upper Middle Mainstem Columbia River | Columbia Upper Middle | Washington Department of Fish and Wildlife (WDFW) | $174,825 | $175,000 | $0 | Fish population status monitoring is a low priority for BPA. |
| 200714700 | Willamette Flow Management Project | Willamette | Nature Conservancy | $409,825 | $409,825 | $0 | Willamette BiOp under development |
| Project No. | Project Title | Subbasin | Sponsor | Rec to Council FY 07-09 total | Council Rec. FY 07-09 total | BPA Decision FY 07-09 Total | BPA Comment |
| 200715000 | Expand Salmonid Monitoring in Grays River to Meet Monitoring Needs Identified in the Lower Columbia Salmon Recovery and Subbasin Plan and maintain an at risk Chum Salmon Pop. through Supplementation | Grays | Washington Department of Fish and Wildlife (WDFW) | $676,381 | $697,300 | $0 | Other projects provide similar data |
| 200715600 | Rock Creek Fish and Habitat Assessment for the Prioritization of Restoration and Protection | Columbia Lower Middle | Yakama Confederated Tribes | $833,751 | $300,000 | $0 | Fish population status monitoring is low priority for BPA |
| 200716500 | Relative abundance, distribution, and population structure of lampreys in the Columbia River Basin |  | USGS | $1,500,000 | $200,000 | $0 | New lamprey monitoring is not a BPA priority |
| 200721900 | Clackamas Watershed Prioritized Fish Passage Barrier Removal | Willamette | Clackamas River Basin Council | $142,060 | $142,060 | $0 | Not a BPA responsibility |
| 200722900 | Development of protocols and priorities for re-establishing naturally reproducing populations of Upper Willamette River Chinook Salmon above US Army Corps of Engineers dams in the Willamette Subbasin | Willamette | Oregon Department of Fish & Wildlife (ODFW) | $364,001 | $364,001 | $0 | USACE responsibility |
| 200731600 | McKenzie Canyon Irrigation Project | Deschutes | Deschutes River Conservancy | $1,980,000 | $30,000 | $0 | Not an FCRPS priority |
| 200733300 | Timing and survival of PIT tagged juvenile fall Chinook from the Hanford Reach. |  | CRITFC | $450,993 | $450,993 | $0 | No link to management decisions |
| 200734000 | Multidisciplinary collaborative approach to aquatic habitat monitoring & evaluation in the Walla Walla Subbasin | Walla Walla | Walla Walla Basin Watershed Council | $685,600 | $685,600 | $0 | Overlaps with ISEMP |
| 200735500 | Determining the Accuracy of Adult Coho Salmon Population Estimates from a Random, Spatially Balanced design using Area-Under-the-Curve | Columbia Lower | Washington Department of Fish and Wildlife (WDFW) | $271,980 | $271,980 | $0 | Not an FCRPS priority |
| 200736800 | Adult Coho Salmon Monitoring Proposal for the Lower Columbia Province | Columbia Lower | Washington Department of Fish and Wildlife (WDFW) | $1,423,283 | $1,059,942 | $0 | Not an FCRPS priority |

Anadromous fish projects identified as having In-Lieu issues in BPA’s decision spreadsheet.

| Project No. | Project Title | Subbasin | Sponsor | In-Lieu Score | BPA Decision FY 07 | BPA Decision FY 08 | BPA Decision FY 09 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 198201301 | Coded-Wire Tag Recovery |  | PSMFC | 2.2 | $2,028,757 | $2,028,757 | $1,724,443 |
| 198201302 | Annual Stock Assessment - Coded Wire Tag Program (ODFW) |  | ODFW | 3.0 | $217,881 | $217,881 | $185,199 |
| 198201303 | Coded Wire Tag - USFWS |  | USFWS | 3.0 | $110,036 | $110,036 | $93,531 |
| 198201304 | Coded Wire Tag - WDFW |  | WDFW | 3.0 | $319,137 | $319,137 | $271,266 |
| 198343600 | Umatilla Passage O&M | Umatilla | Westland Irrigation District | 3.0 | $492,405 | $492,405 | $492,405 |
| 198506200 | Juvenile Fish Screen Evaluations in Columbia Plateau Province |  | Pacific Northwest National Laboratory | 3.0 | $77,000 | $0 | $0 |
| 198909800 | Idaho Supplementation Studies | Salmon | USFWS | 3.0 | $1,903,566 | $1,856,982 | $1,856,982 |
| 199000500 | Umatilla Hatchery - M&E | Umatilla | Oregon Department of Fish & Wildlife (ODFW) | 3.0 | $670,932 | $629,968 | $629,968 |
| 199005500 | Idaho Steelhead Monitoring and Evaluation Studies | Clearwater | Idaho Department of Fish & Game | 3.0 | $633,586 | $633,586 | $538,548 |
| 199008000 | Columbia Basin Pit-Tag Information System. |  | PSMFC | 3.0 | $2,431,442 | $2,431,000 | $2,066,350 |
| 199200900 | Yakima Phase II/Huntsville Screen Operation & Maintenance | Yakima | Washington Department of Fish and Wildlife (WDFW) | 3.0 | $170,000 | $170,000 | $144,500 |
| 199202604 | Investigate Life History Of Spring Chinook Salmon and Summer Steelhead in the Grande Ronde River Subbasin | Grande Ronde | Oregon Department of Fish & Wildlife (ODFW) | 3.0 | $820,000 | $656,000 | $557,600 |
| 199305600 | Research to advance hatchery reform, including captive broodstocks |  | Northwest Fisheries Science Center | 2.3 | $1,000,000 | $500,000 | $200,000 |
| 199503300 | O&M Yakima Basin Fish Screens | Yakima | Bureau of Reclamation | 3.0 | $96,000 | $96,000 | $81,600 |
| 199506325 | Yakima Klickitat Fisheries Project - Monitoring And Evaluation | Yakima | Yakama Nation and WDFW | 3.0 | $4,100,251 | $4,100,251 | $4,100,251 |
| 199604300 | Johnson Creek Artificial Propagation Enhancement Project | Salmon | Nez Perce Tribe | 3.0 | $1,009,770 | $1,009,770 | $858,305 |
| 199703000 | Chinook Salmon Adult Abundance Monitoring [Formerly - Listed Stock Adult Escapement] | Salmon | Nez Perce Tribe | 3.0 | $305,071 | $305,071 | $259,310 |
| 199801400 | Ocean Survival Of Salmonids |  | NOAA | 2.3 | $1,820,600 | $1,820,600 | $1,820,600 |
| 200003300 | Walla Walla River Fish Passage Operations | Walla Walla | Confederated Tribes of the Umatilla Indian Reservation | 3.0 | $89,000 | $89,000 | $89,000 |
| 200301000 | Historic Habitat Opportunities and Food-Web Linkages of Juvenile Salmon in the Columbia River Estuary and Their Implications for Managing River Flows and Restoring Estuarine Habitat |  | NOAA | 3.0 | $606,000 | $606,000 | $515,000 |
| 200305000 | Eval Of Reprod Of Steelhead |  | University of Washington | 3.0 | $254,184 | $254,184 | $216,056 |
| Project No. | Project Title | Subbasin | Sponsor | In-Lieu Score | BPA Decision FY 07 | BPA Decision FY 08 | BPA Decision FY 09 |
| 200305400 | Repro Of Steelhead In Hood River |  | Oregon State University | 3.0 | $277,000 | $277,000 | $235,450 |
| 200306000 | Evaluating relative reproductive success of wild and hatchery origin Snake River fall Chinook spawners upstream of Lower Granite Dam |  | WDFW | 3.0 | $119,116 | $100,739 | $36,560 |
| 200500200 | Operation of the Lower Granite Dam Adult Trap |  | NOAA | 3.0 | $283,220 | $291,717 | $240,737 |

H:\WORK\MAG\2007_0320\AFACfundingAnalysis031307.doc

# Text boxes

851 SW Sixth Avenue, Suite 260  |  Pacific First Building  |  Portland, OR 97204-1339  |  Phone: 503-229-0191 |  Fax: 503-229-0443

Coordinating and promoting effective protection and

restoration of fish, wildlife, and their

habitat in the

Columbia River Basin.

The Authority is comprised of the following tribes

and government agencies:

Burns Paiute Tribe

Coeur d’Alene Tribe

Confederated Salish and Kootenai Tribes

of the Flathead Reservation

Confederated Tribes

of the Colville Reservation

Confederated Tribes

of the Umatilla Indian Reservation

Confederated Tribes

of the Warm Springs Reservation

Confederated Tribes and Bands of the Yakama Nation

Idaho Department

of Fish and Game

Kootenai Tribe

of Idaho

Montana Department

of Fish, Wildlife and Parks

National Marine Fisheries Service

Nez Perce Tribe

Oregon Department

of Fish and Wildlife

Shoshone-Bannock Tribes of Fort Hall

Shoshone-Paiute Tribes of Duck Valley

U.S. Fish & Wildlife Service

Washington Department of Fish

and Wildlife

Coordinating Agencies

Columbia River

Inter-Tribal Fish Commission

Upper Columbia

United Tribes