LADD MARSH WILDLIFE AREA ADDITIONS

MITIGATION PROJECT

DRAFT

FIVE-YEAR-HABITAT MANAGEMENT PLAN

2001-2005

LADD MARSH WILDLIFE AREA ADDITIONS

MITIGATION PROJECT

FIVE-YEAR HABITAT MANAGEMENT PLAN

2001-2005

Prepared for:

Bonneville Power Administration

905 NE 11th Avenue

Portland, Oregon 97232

Prepared by:

Oregon Department of Fish and Wildlife

Ladd Marsh Wildlife Area

59116 Pierce Road

La Grande, Oregon 97850

April, 2002

TABLE OF CONTENTS

1.0	INTRODUCTION	6

2.0	BACKGROUND	7

2.1	Acquisition	7

2.2	Hazardous Materials	8

2.3	Cultural Resources	8

2.4	Threatened & Endangered Species	8

2.5	Adjacent ODFW Property	9

3.0	PHYSICAL ENVIRONMENT	9

3.1	Site Description	9

3.2	Climate	11

3.3	Topography and Soils	12

4.0	BIOLOGICAL RESOURCES	12

4.1	Vegetation	12

4.2	Noxious Weeds	13

4.3	Wildlife	14

4.4	Fish	17

4.5	Aquatic Habitat – Ladd Creek	18

5.0	HABITAT EVALUATION PROCEDURE	18

6.0	COORDINATION AND PUBLIC INVOLVEMENT	20

7.0	GOALS AND OBJECTIVES	21

7.1	Project Goal	21

7.2	Project Objectives	21

8.0	5-YEAR HABITAT RESTORATION AND ENHANCEMENT PLAN	22

8.1	Enhancement Strategy and Methods	23

8.1.1	Water Management Plan	24

8.1.2	Permits/Surveys	25

8.1.3	Additional Enhancement Methods	30

8.2  Descriptions of Current and Expected Future Habitat Types, Associated Objectives and Restoration and Enhancement Actions	31

8.2.1  Riparian scrub-shrub	31

8.2.2  Emergent Wetland	32

8.2.3  Grassland	33

8.2.4 Agland	33

8.2.5 Riparian Forest	34

8.2.6 Open Water	35

8.2.6 Aquatic Habitat – Ladd Creek	35

8.3  Five-Year Enhancement Schedule	37

YEAR 2001:	37

YEAR 2002:	38

YEAR 2003:	39

YEAR 2004:	39

YEAR 2005:	40

9.0  MONITORING AND EVALUATION	40

9.1 Land Birds	41

9.2 Waterfowl	42

9.3 Other Birds	43

9.4 Vegetation	43

9.5 Water	44

9.6 Stream Channel Conditions	45

9.7 Fish	45

9.8 Prescribed Fire	46

9.9 Incidental & Additional Monitoring	46

9.10 Reporting	47

10.0  INFRASTRUCTURE NEEDS	47

10.1  Access roads and parking areas	47

10.2  Fencing	47

11.0  ADAPTIVE MANAGEMENT STRATEGY	47

12.0  OPERATIONS AND MAINTENANCE	48

13.0  RECOMMENDATIONS	48

14.0  CONSISTENCY WITH OTHER PLANS, PROGRAMS, ETC.	48

15.0  ACKNOWLEDGEMENTS	49

16.0  REFERENCES	49

APPENDIX A: HABITAT EVALUATION PROCEDURE – FUTURE CONDITIONS ANALYSIS	51

APPENDIX B: HSI MODELS FOR SELECTED TARGET SPECIES FOR THE LADD MARSH WILDLIFE AREA ADDITIONS HEP AND FUTURE HEP PROJECTION ANALYSES	83

APPENDIX C: PARTIAL LIST OF LADD MARSH WILDLIFE AREA NATIVE PLANTS	113

APPENDIX D: UNION COUNTY NOXIOUS WEEDS	114

APPENDIX E:  WILDLIFE SPECIES PRESENT* IN THE LADD MARSH WILDLIFE AREA ADDITIONS MITIGATION PROJECT AREA	115

Mammals	115

Reptiles and Amphibians	115

Birds	115

APPENDIX F: FISH SPECIES PRESENTa IN THE LADD MARSH WILDLIFE AREA ADDITIONS MITIGATION PROJECT AREA	119

LIST OF TABLES and FIGURES

Table 1.  Matrix of target species and cover types relevant to baseline and future Ladd Marsh HEP analyses	19

Table 2. Acres by parcel and model results for Ladd Marsh Wildlife Area Additions BaselineHEP analysis	19

Table 3.  Project cooperators and estimated cash and in-kind contributions to the Ladd Marsh Wildlife Area Additions Mitigation Project	20

Table 4.  Future acres by parcel and expected future habitat units in project year five (2005) in the Ladd Marsh Wildlife Area Additions Mitigation project	36

Table 5. Comparison of baseline habitat units and expected future habitat units in project year five (2005) for mitigation crediting on the Ladd Marsh Wildlife Area Additions Mitigation project	37

Figure 1. Vegetation cover types on Wallender, Simonis and Becker parcels of the Ladd Marsh Wildlife Area Additions mitigation project at the time of the baseline HEP.  The Simonis Agland cover type acreage excludes the city wetwell area.	15

Figure 2. Vegetation cover types on the Conley Lake parcel of the Ladd Marsh Wildlife Area Additions mitigation project at the time of the baseline HEP	16

Figure 3. Improvements on the Wallender parcel of the Ladd Marsh Wildlife Area Additions mitigation project	26

Figure 4. Improvements on the Simonis parcel of the Ladd Marsh Wildlife Area Additions mitigation project	27

Figure 5.  Projected future (yr 2005)  vegetation cover types on the Conley Lake parcel of the Ladd Marsh Wildlife Area Additions mitigation project	28

Figure 6. Projected future (yr 2005) vegetation cover types on the Wallender, Simonis and Becker parcels of the Ladd Marsh Wildlife Area Additions mitigation project	29

### 1.0	INTRODUCTION

Since the mid-1980s, the Oregon Department of Fish and Wildlife (ODFW) has been participating in the Bonneville Power Administration’s (BPA’s) efforts to mitigate for the negative impacts to fish and wildlife resulting from the development and operation of the Columbia Basin Federal Hydropower System.   BPA’s mitigation obligations were formally recognized and mandated by the Pacific Northwest Electric Power Planning and Conservation Act of 1980 (Public Law 96-501) and are guided by the Northwest Power Planning Council’s (NWPPC’s) Columbia Basin Fish and Wildlife Program.  BPA funds fish and wildlife projects throughout the Basin to meet the habitat and population restorative goals and objectives outlined in the NWPPC’s Fish and Wildlife Program and to fulfill its mitigation responsibilities under the Power Act.

Impacts to wildlife resulting from hydrofacility construction/inundation were estimated using Habitat Evaluation Procedures (HEP) in the mid and late 1980s and are documented in BPA’s Wildlife Loss Assessments (Rasmussen and Wright 1990,a,b,c,d) and in the U.S. Army Corps of Engineers Lower Snake River Wildlife Habitat Compensation Evaluation (ACOE 1991).   The loss assessments provided estimates of lost habitat quality and quantity for the target species selected to represent the habitat cover types impacted by hydropower construction/inundation.  The NWPPC incorporated these losses into their Fish and Wildlife Program, recognizing them as the unannualized losses attributable to the construction/inundation of the federal hydropower system (NWPPC 1995 and 2000, Table 11-4).  The HEP methodology is used by wildlife managers within the Columbia Basin to determine habitat values, expressed as Habitat Units, gained through BPA-funded mitigation project work.

ODFW and the other Oregon wildlife managers (i.e., U.S. Fish and Wildlife Service, Confederated Tribes of the Warms Springs Reservation of Oregon, Burns Paiute Tribe, and Confederated Tribes of the Umatilla Indian Reservation) have been working together since 1991 to coordinate the planning, selection, and implementation of BPA-funded wildlife mitigation projects.  In 1997, the Oregon wildlife managers developed a programmatic project for mitigation planning and implementation within Oregon.  The Ladd Marsh Wildlife Area Additions project is one of many habitat acquisition and restoration projects proposed under the Oregon wildlife managers’ programmatic project that have been approved and recommended for funding by the NWPPC.

The Ladd Marsh Wildlife Area Additions mitigation project will protect and restore wetland, riparian and other habitats on newly acquired parcels at ODFW’s Ladd Marsh Wildlife Area (LMWA).  Wildlife habitat values resulting from the acquisition and enhancement of Ladd Marsh Wildlife Area lands will contribute towards mitigating for habitat lost as a result of the development and operation of the Columbia Basin hydropower system.

Historically, the Grande Ronde River Valley contained an estimated 12,000 to 16,000 hectares (30,000 to 40,000 acres) of wetlands.  The historic marsh, known as Tule Lake, and its associated wetlands covered over 8000 hectares (20,000 acres).  Extensive drainage of marsh habitat was initiated in the late 1800’s to provide agricultural and grazing land.  The original tule marsh was reduced to 162 hectares (400 acres) by 1948, just prior to the first purchase, and designation of Ladd Marsh Wildlife Area (LMWA) by the Oregon Department of Fish and Wildlife (ODFW). The first parcel [48 hectares (120 acres)] to become a part of LMWA was purchased by ODFW in 1949.  Since then, 25 acquisitions or trades have been made, including 4 in 2000 and 2001, to bring the area to its current size of 1639 hectares (4,051 acres).

The LMWA is located about 11 km (7 mi) south of La Grande, Oregon in the southwest corner of the Grande Ronde Valley.  Today, the tule marsh located on the LMWA is the largest remnant wetland in northeast Oregon.  Habitats within LMWA include grain fields, tree and shrub areas, native prairie, marsh, and open water.  In addition to being an important staging area for migratory waterfowl, LMWA serves as nesting area for many species.  Over 2,000 ducks and 400 Canada geese are produced each year.  The Ladd Marsh Wildlife Area hosts over 200 species of birds, 40 species of mammals, and 10 species of reptiles and amphibians either as residents or visiting migrants.

Four parcels were recently added to LMWA: the 309.66-acre (125 ha) Wallender property, the 375.54-acre (152 ha) Simonis property, the 161.07-acre (65 ha) Conley Lake property and the 74.55-acre (30 ha) Becker Property.  These four parcels, collectively referred to as the Ladd Marsh Wildlife Area Additions Mitigation Project (LMWA), lie in the area of the historic Tule Lake and its associated wetlands.

In order to preserve these important areas, restore the historic wetland condition, and enhance habitat quality for fish and wildlife, this five-year habitat management plan has been developed. The plan describes current project site conditions and the set of actions that will be implemented to achieve site goals and objectives, as well as a time line for carrying out these actions.

### 2.0	BACKGROUND

###### 2.1	Acquisition

The Wallender and Conley Lake properties were purchased by The Nature Conservancy (TNC) in 1998.  TNC purchased the Simonis property in 1999.  All three parcels were then enrolled into the Natural Resource Conservation Service’s Wetland Reserve Program (WRP) in 1999.  The Simonis property includes a homesite and farmstead totaling approximately 2.45 ac (1 ha) with a house and outbuildings.  The purchase agreement allows the former owner (Mr. Henry Simonis) to live on the premises for five years after which time ODFW will assume maintenance of the homesite and other buildings.  The Becker property was acquired by ODFW through a trade of easements with the City of La Grande.  In exchange for the easement of 74.55 acres on the Becker property, ODFW eased the City of La Grande 62.5 acres on the western portion of the Simonis property to be used by the City as a city wetwell and sewage treatment area.  TNC conveyed the Wallender, Simonis, and Conley Lake parcels to ODFW in April 2001 at no cost.  These properties, as well as the Becker property, are being managed by ODFW as part of the LMWA.

The total acquisition cost of the Wallender, Simonis and Conley Lake properties was $1,087,683.  The bulk of funding for acquisition came from the WRP easements ($757,575), while BPA contributed $265,000 and TNC contributed $65,108.

Acquisition of the Wallender, Simonis, Conley Lake, and Becker properties provides partial mitigation for impacts associated with the construction and operation of the federal hydropower system, specifically the Lower Snake River hydrofacilities.  The acquisition also complements ODFW’s overall resource protection and management goals and specific goals associated with the LMWA.  The project is consistent with and subject to the BPA and ODFW Oregon Columbia Basin (Excluding the Willamette Basin) Wildlife Mitigation Memorandum of Agreement (signed November 9, 2000) which describes each agency’s obligations and responsibilities relative to cooperative mitigation projects in the Columbia Basin.  ODFW completed BPA compliance checklists for the Wallender, Simonis, Conley Lake, and Becker properties that meet the standards and guidelines for BPA’s Wildlife Mitigation Program Environmental Impact Statement (EIS) and Record of Decision.

###### 2.2	Hazardous Materials

TNC completed a Phase I Environmental Site Assessment for the Conley Lake property on May 7, 1998.  This assessment concluded that the site did not reveal any evidence of environmental hazards.  Fred Walasavage, Environmental Specialist for BPA, completed a Phase I Site Assessment on the Wallender and Simonis properties on January 3, 2000.  This assessment concluded that the site did not reveal any environmental factors that would pose a significant liability for remedial action or cleanup under the Comprehensive Recovery, Compensation and Liability Act.  The ODFW LMWA Manager documented in a March 5, 2000 letter that ODFW will remove herbicides, motor oil and livestock supplies that were found on the Simonis property.  On April 26, 2000, BPA (Fred Walasavage) conducted a site reconnaissance to verify findings of the earlier site assessment on the Conley Lake property and to obtain information about the likelihood of identifying recognized environmental conditions.  This reconnaissance effort did not reveal any environmental factors on the Conley Lake parcel that would pose a significant liability for remedial action or cleanup under the Comprehensive Recovery, Compensation and Liability Act.  An environmental site assessment has not yet been completed at the Becker property.

###### 2.3	Cultural Resources

The Archaeological and Historical Services of Eastern Washington University completed a site file and literature search and a cultural survey for historic and archaeological sites on the Wallender and Simonis properties in February 2000 and on the Conley Lake property in September 2000.  On Wallender, one prehistoric archaeological site and four isolated finds were recorded.  The isolated finds consisted of basalt and cryptocrystalline flakes and a basalt projectile point.  One isolated find of basalt flakes was located on the Simonis property.  The Conley Lake survey resulted in the finding of one site.  The Oregon State Historic Preservation Office provided letters of concurrence of the non-eligibility of the sites identified by the surveys.  A survey for historic and archeological sites has not yet been completed for the Becker property.

###### 2.4	Threatened & Endangered Species

A list was received on April 17, 2000 from the USFWS identifying species listed as endangered, threatened, proposed and /or candidate species which may be present in the project area in Union County.  A Biological Assessment [(BA) ODFW, June 2000] was prepared and submitted to National Marine Fisheries Service (NMFS) and the U.S. Fish and Wildlife Service (USFWS) to address the potential impacts of proposed fee-title acquisition and habitat enhancement activities on the Simonis, Wallender, and Conley Lake properties.  BPA agreed with the determination in the BA that the transfer of ownership of the Wallender, Simonis, and Conley Lake properties and the activities associated with implementation of the habitat enhancement will have no effect on the listed species within the project area (BPA Supplemental Analysis, July 14, 2000).  A July 31, 2001 letter from NMFS states concurrence with the ODFW and BPA findings that the subject action is “not likely to adversely affect” listed Snake River spring/summer chinook salmon, Snake River steelhead, or designated critical habitat.  An August 10, 2001 letter from the USFWS concurred with the ODFW and BPA findings that the Simonis and Wallender property acquisitions and the Conley Lake upland restoration project will not affect any of the species considered.  The USFWS also concurred that the Ladd Creek / Tule lake Restoration and Tule Lake Restoration Phase II portions of the project, as described “may affect” but are “not likely to adversely affect” Spiranthes and that the Ladd Creek / Tule Lake Restoration portion of the project “may affect but is not likely to adversely affect” bald eagles or bull trout.  Because the Becker property was included in the project area after the BA was completed, additional information on listed and proposed threatened and endangered species was requested relative to the Becker property.  The USFWS letter with list of species was received on March 27, 2002.  The BA will be amended to address the potential impacts of proposed habitat enhancement activities on the Becker property.

###### 2.5	Adjacent ODFW Property

Restoration and enhancement of the Ladd Marsh Additions mitigation site will be completed in conjunction with the restoration and enhancement of 150 hectares (370 acres) previously owned by ODFW (known as the “Waterboard”) and located between the Wallender and Simonis properties (see map).  The topography and hydrology of the area make it impractical to manage these areas separately.  Restoration, enhancement, and management activities on the previously owned parcel that do not directly affect the LMWA mitigation site will not be addressed in this document.  However, activities, such as water control, that will affect the LMWA mitigation site are discussed in this management plan.

Efforts are currently under way to acquire additional, adjacent properties as they become available from the landowners and as funding becomes available.  This habitat management plan will be amended to include these additional parcels as they are added to the Ladd Marsh Wildlife Area through fee-title acquisition or easement.

### 3.0	PHYSICAL ENVIRONMENT

###### 3.1	Site Description

The LMWA is located about 11 km (7 mi) southeast of La Grande, Oregon in Union County.  The project area lies within the southwest corner of the Grande Ronde Valley near the eastern base of the Blue Mountains.  The Grande Ronde Valley is a “compound structural depression formed by folding and faulting” (USFS 1976), which occurred during the Pleistocene epoch.  A series of block faults coincidental to the folding and faulting dropped the land as much as several thousand feet creating the Grande Ronde and Elgin Valleys.  Glacial and post-glacial deposition has strongly affected the valleys (USFS 1976).  Ladd, Barney, and Catherine Creeks cut through the valley near the project location.  The creeks have been rechanneled and bermed in the past by landowners wanting to use the rich soils for farming and pasture land.  Tule Lake, a shallow body of water created by beaver dams on Ladd Creek (GLO 1863) was drained during this time as well.

Wallender Property

The 309.66-acre Wallender parcel is located north of the existing Ladd Marsh Wildlife Area in Section 32, Township 3 South, Range 39 East and in Section 29, Township 3 South, Range 39 East.  The property has been degraded by past agricultural and grazing practices, and water diversion efforts.  There are no improvements on the site.  Wetlands have been drained and converted to agricultural land.  Prior to purchase by The Nature Conservancy for ODFW in 1998, the Wallender parcel was farmed for small grain and alfalfa production.  Most of the property (295.49 acres) is currently idle farmland and pasture.  Two water sources, Ladd Creek and Barney Creek, flow through the property and have been channelized next to county roads to accommodate agricultural and road construction.  Much of the parcel is subject to periodic flooding from the Middle Fork Ladd Creek, which runs along the southern and eastern property boundaries, and from Barney Creek, which flows through the Simonis property and existing LMWA land to the south.  Barney Creek joins with Middle Fork Ladd Creek on the southern boundary of the Wallender parcel.

Simonis Property

The Simonis property is 375.54 acres within the corners of Section 33 of Township 3 South, Range 39 East, Section 4 of Township 4 South, Range 39 East, and Section 5 of Township 4 South, Range 39 East.  The land is east of Highway 203 and a Union Pacific Rail Road line.  Peach Road nearly splits the parcel east and west, and LMWA land lies adjacent to the Simonis parcel to the north and west.  Approximately 62.5 acres in the northwest corner of the 375-acre property have been eased to the City of La Grande for development and management of a city wet well/sewage treatment pond.  The facility will provide a supply of nutrient rich supplemental water to the LMWA.  Presently, a 279.81-acre mosaic of pasture, alfalfa, grass hay, and small grain, collectively characterized as agland, exist on the property.  A residence allotment and right-of-way totaling 3.81 acres is located in the northeast portion of the project area.  The home is a 2,100 square foot ranch style home.  Outbuildings include a 1,680 square foot machine shop shed, 1,900 square foot barn and tack room, old machine shed, animal shelter, and two metal grain bins.  Scattered seasonal wetlands totaling 21.6 acres contribute to periodic flooding.  Barney Creek flows north through the parcel and joins with the Middle Fork Ladd Creek at the Wallender property boundary.  Barney Creek was relocated to a ditch in the early 1900s to accommodate agriculture, ranching, and road construction.

Conley Lake Property

The Conley Lake parcel is 161.07 acres located in the northeast corner of Township 2 South, Range 39 East, Section 35.  It is about 8 miles east of La Grande on Cover Road.  It is bounded by agricultural land (wheat and crop grass) on all sides.  There are no improvements to the site with the exception of an irrigation pump.  This parcel is comprised of 99.08 acres of emergent wetland and associated wetland, and 61.99 acres of uplands, presently yielding small grains and mint.  Farming historically occurred within a few feet of the wetland.  There is a small band of native vegetation separating the wetland from surrounding agricultural land.  The wetland is shallow (2-3 feet when full) and often dries up by late summer or early fall.  Fall moisture and lower evaporation rates enable the lake to fill again.  The lake has no formal inlet.  The bulk of the lake’s water, which is slightly alkaline, comes from surface run-off and ground water.  It is an extremely important migration area for waterfowl and shorebirds.  The area also provides nesting and rearing habitat for wetland birds.  In recent years, prior landowners made attempts to drain and farm the area.  During drier years, the wetland was pumped to allow farming and haying.  Ridges are still evident where landowners deep-plowed in attempt to increase drainage to farmed fields.

Becker Property

Although the Becker property totals approximately 480 acres, only 74.55 acres are included in the Ladd Marsh BPA mitigation project.  The City of La Grande currently owns the Becker property and is easing 74.55 acres to ODFW in exchange for the easement on Simonis.  The Becker parcel is north of Wilkinson Road and adjacent to the northeast corner of the Wallender property.  It is located in the NW corner of Section 28, Township 3 South, Range 39 East.  Ladd Creek flows northeast through the property from the southwest corner of the parcel.  About 18.53 acres of riparian scrub-shrub habitat are associated with Ladd Creek, as well as 39.42 acres of seasonal wetlands.  The 16.6 acres of grassland that occur on the property have been grazed in the past.

###### 3.2	Climate

The relief of the Blue and Wallowa Mountains creates several localized climatic effects in Union County.  The diversity of landscapes between mountain ranges, rolling topography and deep, dissected canyons influences local climatic patterns.  However, the major influence to the regional climate comes from the Cascade Mountains nearly 200 miles to the west.  These mountains form a barrier against the modifying effects of moist winds from the Pacific Ocean, resulting in a modified continental climate in Union County.  Winters are cool and moist; summers are warm and dry.  Temperature and precipitation vary considerably with elevation.  From the valley floors to the surrounding mountains, the average annual temperature decreases from about 50( F to 45( F and the average annual precipitation increases from 10 inches (25cm) or less to more than 60 inches [152cm  (Johnsgard 1963)].

La Grande is the nearest weather station to the project area and lies at a similar elevation in the Grande Ronde River Valley.  Average annual precipitation at La Grande is 17.44 inches (20cm), much of which falls as snow in December and January.  July is the driest month with average precipitation of 0.63 inches [1.6cm (1961-1990, Union County Extension Service)].  Average summer temperature in La Grande is 66.8( F and average winter temperature is 33.9( F.  January is the coldest month with an average daily temperature of 30.6( F.  July is the warmest month with an average daily temperature of 69.2( F.  The project area experiences occasional high winds, especially in winter.  The average annual frost-free period in the Grande Ronde Valley is 160 days.

###### 3.3	Topography and Soils

The Grande Ronde Valley, between the Blue and Wallowa Mountains, lies at a relatively high elevation of 2,600-2,800 ft (792-853 m).  The valley floor is virtually flat; over one stretch of 4.5 river miles (7.25 km), there is an elevation change of just 7 feet [2.1 m (USDA 1997).  Most of the Ladd Marsh Additions project area lies at an elevation of 2,695 ft (821.4 m).  Small rises in the northwest corner of the Becker property and the southeast corner of the Simonis property reach elevations of 2,700 ft (823 m), an increase of just 5 feet (1.5 m) in elevation.

Soils of the valley are poorly drained, shallow, diatomaceous sediments that formed in loess and volcanic ash.  Dark silt loam surface layers in the valley, old lake basin deposits, support mainly grasses, sedges, rushes, and annual forbs in non-cultivated areas (Dyksterhuis and High 1985).  Soils of the project area are primarily of the Hot Lake Series and are known as Hot Lake-Conley Hoopal. These soils are described as “moderately deep and deep, somewhat poorly drained soils that formed in lacustrine sediment mixed with diatomaceous sediment and volcanic ash” (USDA 1985).

The specific soils in the project area include Hooly silt loam, Hoopal fine sandy loam and Hot Lake silt loam.  Permeability of all three types is moderately to very slow.   Available water capacity of the Hooly silt loam is 4-6 inches within the effective rooting depth of 20-30 inches.  The available water capacity of the Hoopal fine sandy loam is 8-10 inches and the effective rooting depth is 20-40 inches.  The available water capacity of Hot Lake silt loam is 7-11 inches and the effective rooting depth is 30-40 inches.  In all three cases, runoff is slow and the hazard of water erosion is slight.  In the Hooly and Hot Lake silt loams, a seasonal high water table fluctuates between depths of 18 and 30 inches in winter and spring and the soil is subject to occasional flooding.  In the Hoopal fine sandy loam, water is perched above the pan in winter and spring.

### 4.0	BIOLOGICAL RESOURCES

###### 4.1	Vegetation

The Ladd Marsh Wildlife Area project site is characterized by four major habitat types (Figure 1 and Figure 2): agland (637.29 acres), emergent wetland (160.1 acres), riparian scrub-shrub (40.52 acres) and grassland (16.6 acres).  Total acreage for all habitat types is 916.97 acres.  See Appendix B for a partial list of native plant species present at the LMWA.

Agland (637.29 acres)

This habitat type is common throughout the project area.  It consists of agricultural cropland or grazed pastureland.  Annual crops primarily include spring wheat, alfalfa, and barley.  Other non-native grasses and forbs occur such as bulbous bluegrass (Poa bulbosa), tall wheatgrass and kochia (Kochia scoparia).  There are 295.49 acres of this habitat type on the Wallender property, 279.81 acres on the Simonis property (excluding the city wet-well area) and 61.99 acres on the Conley Lake property.  It is absent from the Becker parcel.  Although agland on the Wallender parcel has been grazed in the past, it has not been grazed in recent years.  Approximately 30 percent of the Wallender property was hayed in 2001.  Although none of the Simonis agland west of Peach Road has been recently mowed, 80 percent of the agland cover type east of Peach Road has been hayed annually, with about half receiving its first cutting before July 15.  The agland on the Conley Lake property has not, typically, been mowed before July 15.

Riparian Scrub-Shrub (40.52 acres)

This habitat type occurs in a narrow band adjacent to Ladd Creek on the Wallender (14.17 acres) and Becker (18.53 acres) properties and along irrigation/drainage ditches on the Simonis property (7.82 acres).  It is absent from the Conley Lake parcel.  The habitat is dominated by coyote willow (Salix exiqua) and other willows (Salix spp.) less than 15 feet (4.6m) in height.  Scattered trees occur including black willow (Salix nigra), a non-native species likely introduced during early settlement of the area, black cottonwood (Populus trichocarpa) and a small stand of aspen (Populus tremuloides) near Peach Road on the Wallender property.  Shrub species include wild rose (Rosa woodsii, R. nutkana ), black hawthorn (Crataegus douglasii) and red-osier dogwood (Cornus stolonifera).  Grasses and sedges include reed canary grass (Phalaris arundinacea), wiregrass (Juncus spp.) and saltgrass (Disticlis spp.).

Emergent Wetland (160.1 acres)

This habitat type covers much of the southern two-thirds of the Becker parcel (39.42 acres), a small portion of the south half of the Simonis parcel east of Peach Road (21.6 acres) and most of the Conley Lake property (99.08 acres).  The species present vary by parcel including: tules (Typha latifolia), sedges (Carex spp.), reed canary grass, saltgrass (Distichlis spp), three-square bulrush (Scirpus americanus), hardstem bulrush (S. acutus), orchard grass (Dactylis glomerata), rushes (Juncus spp.) and sedges (Carex spp).  Water depths in the wetlands of the project area seldom exceed 30 inches (76cm).  Greatest water depth usually occurs during spring runoff.  Minimum water depth occurs in late summer/early fall; Conley Lake is often dry at this time.

Grassland (16.6 acres)

This habitat type occurs only in the northwest corner of the Becker property (16.6 acres); there is no grassland habitat type on any of the other properties.  It is characterized by intermediate wheatgrass (Agropyron intermedium), tall wheatgrass (Thinopyrum ponticum), cheat grass (Bromus tectorum), meadow foxtail (Alopecurus pratensis) and scattered rabbitbrush (Chrysothamnus nauseosus).  Poor soil and annual flooding have prevented cultivation of this portion of the property in the past.

Disturbed Areas (3.81 acres)

This area is located near the north boundary of the Simonis property and includes a house, several outbuildings and an access road from Peach Road.

###### 4.2	Noxious Weeds

The non-native, invasive species that occur on the project site include cheat grass, thistle (Cirsium spp.), whitetop (Cardaria draba) and bachelor button (Centaurea cyanus), among others.  Appendix C contains the Union County noxious weed list.

###### 4.3	Wildlife

The project area provides habitat for a variety of wildlife species.  The Ladd Marsh Wildlife Area hosts over 200 species of birds, 40 species of mammals, and 13 species of reptiles and amphibians either as residents or visiting migrants (see Appendix D).  The LMWA is an important staging area for migratory waterfowl and provides nesting for many species.  Over 2,000 ducks and 400 Canada geese are produced each year.  Big game species include deer and elk.  Wet meadow and grassy uplands provide safe nesting areas for birds, grain fields serve as feeding areas for migratory waterfowl, and hayfields provide winter feed for deer and elk.  Hunting is permitted on the LMWA for upland game birds and waterfowl with access limited to three days each week during the hunting season.  A limited number of big game tags are also issued for the LMWA.  Hunting will be permitted on the project area subject to the same regulations and access restrictions as the rest of the wildlife area.

Figure 1. Vegetation cover types on Wallender, Simonis and Becker parcels of the Ladd Marsh Wildlife Area Additions mitigation project at the time of the baseline HEP.  The Simonis Agland cover type acreage excludes the city wetwell area.

Figure 2. Vegetation cover types on the Conley Lake parcel of the Ladd Marsh Wildlife Area Additions mitigation project at the time of the baseline HEP

The following sensitive, threatened and endangered wildlife species also occur on or near the LMWA:  bald eagle (Haliaeetus leucocephalis; Federally Threatened), bobolink (Dolichonyx oryzivorus; State Sensitive, Vulnerable), greater sandhill crane (Grus canadensis tabida; State Sensitive, Vulnerable), Swainson’s hawk (Buteo swainsoni; State Sensitive, Critical), and painted turtle (Chrysemys picta; State Sensitive, Critical).

###### 4.4	Fish

The Middle Fork of Ladd Creek as it passes through the project area is, or may be, used by three federally listed salmonid species: Snake River spring/summer Chinook salmon (Oncorhynchus tshawytscha; Threatened), Snake River Basin steelhead (Oncorhynchus mykiss; Threatened) and bull trout (Salvelinus confluentus; Threatened).  Fish species that may be present in Ladd and/or Barney creeks are listed in Appendix E.  Angling is not permitted in either Ladd or Barney Creek in the LMWA, nor will it be allowed in the project area.

Snake River Spring/Summer Chinook Salmon.  Snake River spring/summer Chinook salmon have been documented in the project reach of Ladd Creek although no use of Barney Creek has been noted (Tim Walters, personal communication, 2001).  Salmon use the area of Catherine Creek near the confluence with Ladd Creek primarily for staging during migration to the headwaters of the Grande Ronde for spawning.  This movement peaks in early to mid June. Juveniles may overwinter in the lower reaches of Ladd Creek.  An increase in spring/summer Chinook salmon population densities might be expected to result in increased use of Ladd Creek (Tim Walters, personal communication, 2001).

Snake River Basin Steelhead.  Juvenile and adult steelhead may occur in the project reach of Ladd Creek year-round.  Steelhead fry rear in sheltered glide and pool areas near spawning sites until temperatures drop in the fall.  At that time there is a net downstream movement of juvenile steelhead from headwater habitat.  Juveniles overwinter and remain in the Grande Ronde Valley and headwater areas generally for two years before migrating to the ocean in spring.  Adult steelhead may pass through Ladd Creek as early as January through mid May and juveniles may be found in the area year-round using the area for both overwintering and rearing.  There likely are no steelhead in Barney Creek (Tim Walters, personal communication, 2001).  Ladd Creek is designated as critical habitat for this stock.

Bull Trout.  Adult and juvenile bull trout have potential to pass though the proposed Ladd Marsh Wildlife Area Additions project area during the period October through June when temperatures are below their lethal threshold.  From November to February, temperatures in the Grande Ronde are below 59( F (15° C).  According to Tim Walters (ODFW), adult and subadult bull trout are found in Catherine Creek in the winter.  They could work their way up the relatively short reach of Ladd Creek between Catherine Creek and the project area at this time.  Little is known about bull trout use of Ladd Creek.  There is a chance that bull trout could exist in the headwaters of Ladd Creek in very low numbers, although none have been documented by fish biologists working in the area.  Research to date has been too limited to confirm their presence or absence.  No bull trout have been seen in Barney Creek.  Pre-restoration stream conditions (channelization, intermittent flows, reed canary grass) make the presence of bull trout in Barney Creek highly unlikely.  However, it is possible that bull trout could migrate into Barney Creek, within the project area, during the winter months.

###### 4.5	Aquatic Habitat – Ladd Creek

Ladd Creek was relocated to a series of ditches in the early 1900’s to facilitate flood control and agriculture.  The project area includes approximately 3.2 km (2 mi.) of Ladd Creek ditch.  This ditch enters the project area from the west and forms the boundary between the Waterboard and Wallender parcels until it reaches Peach Road, where it turns north, paralleling the road for about 1.0 km (0.6 mi.), then turns northwest to join the natural stream channel as it exits the project area at the northern boundary of the Wallender parcel.  This ditch is presently an “F” type channel under the Rosgen (1994) system of stream classification and is virtually all glide (McGowan, personal communication, 2001).  There is virtually no woody riparian vegetation relative to the length of the present Ladd Creek ditch, although a few willows are scattered along its banks.  The ditch has, historically, been kept clean for irrigation flow and provides little or no instream structure for fish.  The present Ladd Creek ditch is, by design, entrenched and disconnected from the flood plain.

### 5.0	HABITAT EVALUATION PROCEDURE

Habitat Evaluation Procedures (HEP), developed by the U. S. Fish and Wildlife Service (USFWS) in 1980, is a species/habitat approach for quantifying relative habitat values.  It is useful in project planning because it provides both objectivity and repeatability.  HEP can be used to estimate changes in habitat value with and without a proposed project, as well as determine habitat benefits after habitat restoration or enhancement actions are implemented.  HEP uses habitat suitability models for target species that are selected to represent habitat cover types that occur or are expected to occur at the project site.

An inter-agency HEP Team conducted a HEP survey in June 2001 to document baseline habitat values on the Wallender, Simonis, Conley Lake, and Becker properties.  The results of the baseline HEP determined the number of Habitat Units (HUs) currently existing at the project site.  HEP results were also used to determine the enhancement potential and restoration goals of the site as described in this management plan.

The four properties provide a total of 233.39 HUs for the six indicator species used: ring-necked pheasant, California quail, yellow warbler, Canada goose, song sparrow, and downy woodpecker.

Table 1 depicts the target species selected to represent the habitat cover types currently present or expected to occur under future management.  Baseline HEP survey results are presented in Table 2 below.  For a complete explanation of the HEP process used for these four properties, including habitat suitability models, data collection methods, and data analysis, see the habitat Evaluation Procedures Report (ODFW 2001).

Table 1.  Matrix of target species and cover types relevant to baseline and future Ladd Marsh HEP analyses

|  | Cover Type |
| --- | --- |
| Species | Riparian Forest* | Riparian Scrub- Shrub | Emergent Wetland | Open Water* | Grassland | Agland |
| Yellow warbler |  | X |  |  |  |  |
| Song Sparrow | X |  |  |  |  |  |
| Ringed-necked pheasant | X | X | X |  |  | X |
| California quail | X | X |  |  | X | X |
| Canada goose |  |  | X | X |  | X |
| Downy woodpecker | X |  |  |  |  |  |

* Riparian forest and open water cover types are not currently present but are expected to occur under future management.

Table 2. Acres by parcel and model results for Ladd Marsh Wildlife Area Additions Baseline HEP analysis

| Parcel | Species | Total HUs |
| --- | --- | --- |
|  | Ring-necked Pheasant | California Quail | Yellow Warbler | Canada Goose | Song Sparrow * | Downy Wood-pecker* |  |
| Wallender | Acres = 309.66 HSI = 0.094 HUs = 29.11 | Acres = 309.66 HSI = 0.033 HUs = 10.22 | Acres = 14.17 HSI = 0.4 HUs = 5.67 | N/A | N/A | N/A | 45 |
| Simonis | Acres = 309.23 HSI = 0.235 HUs = 72.67 | Acres = 287.63 HSI = 0.014 HUs = 4.03 | Acres = 7.82 HSI = 0.46 HUs = 3.6 | Acres = 39.86 HSI = 0.4 HUs = 15.94 | N/A | N/A | 96.24 |
| Conley Lake | Acres = 161.07 HSI = 0.11 HUs = 17.70 | Acres = 61.99 HSI = 0.0 HUs = 0.0 | N/A | Acres = 14.95 HSI = 0.65 HUs = 9.72 | N/A | N/A | 27.42 |
| Becker | Acres = 74.55 HSI = 0.27 HUs = 20.12 | Acres = 35.13 HSI = 0.75 HUs = 26.35 | Acres = 18.53 HSI = 0.81 HUs = 15.0 | Acres = 10.86 HIS = 0.3 HUs = 3.26 | N/A | N/A | 64.73 |
| Total Habitat Units Across all Parcels | 233.39 |

* No HUs were calculated for either the song sparrow or downy woodpecker since the riparian forest cover type was not present during the baseline HEP survey.

### 6.0	COORDINATION AND PUBLIC INVOLVEMENT

The acquisition, restoration, and management of the Ladd Marsh Additions is a cooperative project involving federal, state, and regional agencies as well as private organizations.  All dollar amounts are estimates.

l dollar amounts are estimates.

Table 3 is a list of these agencies and organizations with their estimated contribution to the project.  Contributions are both cash and in-kind and include restoration work on the Waterboard property but do not include the Simonis property east of Peach Road or the Becker parcel. All dollar amounts are estimates.

Table 3.  Project cooperators and estimated cash and in-kind contributions to the Ladd Marsh Wildlife Area Additions Mitigation Project

| Cooperator | Contribution |
| --- | --- |
| Bonneville Power Administration | $243,555 - plus services |
| City of La Grande, Oregon | $85,500 |
| Ducks Unlimited | $233,362 |
| Oregon Watershed Enhancement Board | $120,000 |
| North American Wetland Conservation Act | $80,000 |
| Oregon Department of Fish and Wildlife | $66,525 |
| Oregon Watershed Enhancement Board | $120,000 |
| The Nature Conservancy | $65,108 – plus services |
| USDA Natural Resources Conservation Service | $316,975 |
| USDI Fish and Wildlife Service | $25,000 |
| US Department of Transportation | $39,000 |

In addition to cost-sharing partners, the project has enjoyed involvement by a number of agencies and organizations with an interest in project planning and results.  Project scoping both in the early design phase and later development phases involved monthly meetings with DU engineers and biologists to review and, if necessary, revise plans.  Project planning was conducted in coordination with the Union County Commission, Union County Planning Department, the Confederated Tribes of the Umatilla Indian Reservation (CTUIR), Ducks Unlimited, Natural Resources Conservation Service, and the City of La Grande.  LMWA personnel presented project plans to numerous local groups including: Friends of Ladd Marsh, Farm Bureau, Grande Ronde Model Watershed, Ducks Unlimited, Grande Ronde Bird Club, Kiwanis Club, Union County Chamber of Commerce and Union County Chapter of the Oregon Hunters Association.

The project was evaluated by the regional state, federal and tribal resource managers through the Northwest Power Planning Council’s annual project solicitation and review process.  The regional managers found the project, in it’s conceptual form, to be consistent with the “Guidelines for Enhancement, Operation, and Maintenance Activities for Wildlife Mitigation Projects” (CBFWA 1998).  A letter of support was provided by The Nature Conservancy and the U.S. Fish and Wildlife Service, Confederated Tribes of the Umatilla Indian Reservation, Confederated Tribes of the Warm Springs Reservation of Oregon, and Burns Paiute Tribe expressed verbal support.  The Council reviewed the project and recommended it for funding.  In October 2000, the project was presented to and received approval from the ODFW Commission.  This five-year habitat management plan has been reviewed and approved by Bonneville Power Administration staff and the regional state, federal and tribal resource managers.  It was found to be consistent with existing guidelines, programs, and policies.

### 7.0	GOALS AND OBJECTIVES

The Grande Ronde subbasin has diverse populations of fish and wildlife and unique areas of habitat that are of economic and ecological significance to the people of the State of Oregon and the Northwest, and of special cultural significance to members of the Nez Perce and Umatilla Tribes.  Many of the natural resources of the Grande Ronde subbasin are managed for the benefit of the people of the entire Nation by way of the large amount of federal land.  The overall goal for the Grande Ronde subbasin is to restore the health and function of the ecosystem to ensure continued viability of these important populations.  The following project goal statement and general project objectives are consistent with that goal and with the principles of the Council’s Fish and Wildlife Program, and the Columbia Basin Fish and Wildlife Authority (CBFWA) Wildlife Caucus’ Guidelines for Enhancement, Operation, and Maintenance Activities for Wildlife Mitigation Projects (CBFWA 1998).  Specific objectives designed to achieve the habitat enhancement goals are described in Section 8.

###### 7.1	Project Goal

The overall goal of the Ladd Marsh Wildlife Area Additions project is to protect, restore, and enhance fish and wildlife habitat on and near ODFW’s Ladd Marsh Wildlife Area.  This will, in turn, satisfy a portion of the mitigation requirements of the Northwest Power Act for the development and operation of the Federal Columbia River Hydropower System.  BPA is authorized and obligated by the Northwest Power Act to fund implementation of projects that will help achieve the Northwest Power Planning Council’s biological objectives (NWPPC 2000).  The LMWA project is consistent with the following NWPPC wildlife objectives:

Develop and implement habitat acquisition and enhancement projects to fully mitigate for identified losses.

Coordinate mitigation activities throughout the basin and with fish mitigation and restoration efforts, specifically by coordinating habitat restoration and acquisition with aquatic habitats to promote connectivity of terrestrial and aquatic areas.

Maintain existing and created habitat values.

Monitor and evaluate habitat and species responses to mitigation actions.

###### 7.2	Project Objectives

The objectives of the Ladd Marsh Wildlife Area Additions project are to:

Protect and enhance terrestrial and aquatic habitats to maintain the existing 283.89 Habitat Units for the benefit of HEP target species and other fish and wildlife.

Provide an additional 400 Habitat Units (HUs) by the year 2005 for the benefit of fish and wildlife.

Restore and enhance habitat for resident and anadromous fish in Ladd Creek by restoring natural stream characteristics.  The stream, presently an “F” type channel that is virtually all glide, will be restored to a “C6c-“ channel with a riffle/pool ratio approaching 50:50 (Rosgen 1994).

The purpose of the LMWA Additions Five-Year Habitat Management Plan is to provide programmatic and site-specific standards and guidelines on how the LMWA project area will be managed over the next five years.  This plan provides overall guidance on both short- and long-term activities, which will move the area toward the goals, objectives, and desired future conditions for the planning area.  The plan includes provisions for restoration, enhancement, operations and maintenance and monitoring and evaluation activities.

The project area will be restored to, and maintained as in-stream, wetland and upland habitats typical of those found historically around the original Tule Lake and pre-agricultural Conley Lake. Any proposed future recreational, research, or other activity other than habitat maintenance and enhancement must be compatible with the goals and objectives of this Plan. Implementation of the 5-Year Habitat Management Plan will help achieve the project’s overall goal to provide mitigation for the impacts associated with the hydropower system.  The Five-year Habitat Management Plan will:

- Protect, restore, and enhance the biological diversity of the site.

- Restore and enhance the habitat types typical of the historic Tule Lake area

- Maintain consistency with the ODFW’s mission, the Oregon Plan for Watersheds and the Council’s Fish and Wildlife Program as amended.

- Assist BPA in meeting their fish and wildlife mitigation obligations in a cost-efficient manner.

- Comply with Federal and State Endangered Species Act and Clean Water Act requirements.

This plan is based on and consistent with the following mitigation principles identified in the Council’s Program (NWPPC 1995) to help ensure that wildlife mitigation goals and objectives are met:

- Use the most cost efficient methods to achieve biological objectives.

- Have measurable benefits, such as the restoration of a given number of habitat units.

- Help protect or enhance natural ecosystems and species diversity over the long term.

- Encourage the formation of partnerships with other persons or entities to reduce project costs, increase benefits, and/or eliminate duplicative activities.

- Do not impose on BPA the funding responsibilities of others, as prohibited by Section 4(h)(10)(A) of the Northwest Power Act.

### 8.0	5-YEAR HABITAT RESTORATION AND ENHANCEMENT PLAN

In order to achieve the goals and objectives identified for the site, a combination of management strategies will be utilized over the five-year period.  Proposed enhancement actions and methods are based in part on a review of local and regional habitat management issues, enhancement methods currently in use on the LMWA, recommendations from DU, and discussions with fish and wildlife habitat managers and plant ecologists regarding the most effective and efficient methods for removing/controlling non-native plant species, enhancing native plant communities, and restoring in-stream fish habitat.  The actions and methods described in this management plan are the result of collaboration among all project cooperators.  Restoration strategies will include relocation of Ladd and Barney Creeks to channels that more closely resemble their natural, historic channels; removal of the linear ditches that presently hold these creeks; and the reintroduction of water to areas previously drained for agricultural use.  Enhancement methods will include manipulation of water levels, mechanical and hand removal of non-native vegetation, and planting of native plants to increase diversity on the site.

Because the hydrology of the site is one of the major factors influencing both the character of the habitats and the wildlife species using those habitats, a water management plan has been developed that allows for control of the duration, amount, and timing of water in various areas. Water management is necessary on the Wallender, Simonis and Becker properties in order to mimic, to the extent possible, historic water conditions.  It was these seasonally fluctuating water levels that allowed native plant communities to thrive.  Currently, control of water levels is one of the most widely accepted and successful methods of eliminating exotic plant species such as reed canary grass from wetlands.  The water management plan is described in Section 8.1.1 as are other enhancement methods proposed for the site.  Restoration activities around Conley Lake will consist of planting native upland vegetation; no water management will be utilized at that location.

Section 8.2 describes the habitat cover types in the Ladd Marsh Additions and the restoration and enhancement actions and objectives specific to each.  A five-year schedule of the enhancement actions is detailed in Section 8.3.  Other management actions such as maintaining/improving the infrastructure (e.g., building/improving fences) to facilitate access management are addressed in Section 10.0 under Infrastructure Needs.

###### 8.1	Enhancement Strategy and Methods

The alteration of water regimes, channelization of Ladd and Barney Creeks, and long-term cultivation of much of the LMWA mitigation site over the past 100 years has had a substantial impact on native plant communities, fish, and wildlife species.  The impacts to native communities allowed for an invasion of exotic plant and wildlife species over time, and the overall loss of biological diversity in some areas of the site.  Because the physiography of the site has been changed as well as the biological communities, restoration and enhancement of the area will require a combination of methods ranging from passive (e.g., water management) to aggressive (e.g., construction of more natural stream channels).

Mechanical and hand removal, biological control, water management, and plantings of native species will be utilized to control exotic plant species and restore native plant communities.  Construction of new, more natural, channels, removal of the old ditches, and planting of riparian trees and shrubs will be utilized to restore aquatic habitat in Ladd Creek and Barney Creek.  Some of the existing dikes will be removed and new dikes built to facilitate implementation of the water management plan and protect neighboring property owners from potential flooding.

###### 8.1.1	Water Management Plan

The installation and operation of water control structures is expected to be the primary method used to restore native plant communities on the Wallender and Simonis parcels, by controlling the amount, timing, and duration of water in various areas.  The first phase of the water management strategy will include the following:

- Water levels will be manipulated through the installation of water control structures on the Wallender (Figure 3) and Simonis (Figure 4) properties, allowing for water availability and control in order to mimic natural hydrologic processes.

The water control structures will allow for selective movement of water to and from the creeks, ponds, and wetland habitats to mimic the historic seasonal nature of these habitats.

- Moist soil management techniques will be utilized to maintain, and increase where possible, the native plant diversity and to remove/control exotic plant species such as reed canary grass.

- The water control structures will control water levels on approximately 70% of the project area including emergent wetland, riparian scrub-shrub and open water cover types.

- Habitat manipulations, including mowing, spraying, and disking may be used in conjunction with the water control structures, depending on conditions in a given area of the site.

Portions of the system will be flushed periodically, during normal high water periods, to prevent siltation and maintain fish passage channels within the wetlands associated with Ladd Creek and to mimic natural channel forming events in Ladd Creek.  In addition, flows will be managed to avoid the stranding of fish in either wetland or stream areas.

- Bank-full flows (channel forming flows) will be allowed to pass down Ladd Creek for at least one week each year during late winter or early spring.

- Ladd Creek will be allowed to flow at ( 75% of bank-full for at least two weeks each year. This may include the one week of bank-full flow above.

- During the period from 1 July through 1 December, base flow will be maintained in Ladd Creek.

- Sufficient flow for adult fish passage will be passed through the fish ladder at each water control structure in accordance with ODFW fish passage policy except at such times as water is unavailable due to very low or nonexistent base flow.

- All flow adjustments will be made gradually to avoid sudden disturbances and stranding fish in wetland pools.

- System-flushing events will be timed around the normal waterfowl nesting period to avoid flooding the wetlands after nest building has begun.

Through the proper use of moist soil management techniques, it is expected that control/removal of exotic species including reed canary grass will be achieved in various habitats, allowing for the re-establishment of native plant species.  Based on the habitat types and acreage that may be affected by water manipulation, it is estimated that:

- Reed canary grass could be significantly reduced in some areas and eliminated in others, enhancing open water, emergent wetland, and riparian scrub-shrub habitats.

- Other invasive species such as cattails, Canada thistle, whitetop, and perennial pepperweed, may also be affected, resulting in reduced number and vigor.

- Native plant communities will be restored in the emergent wetland and riparian scrub-shrub habitats.  Portions of the agland cover type will be restored to emergent wetland and riparian scrub-shrub.

- Baseline habitat units (HUs) will be maintained and additional HUs will be created through restoration or enhancement of the affected habitats.

###### 8.1.2	Permits/Surveys

All applicable permits for enhancement activities have been acquired including water rights and fill and removal permits from the Division of State Lands (DSL) and the Army Corps of Engineers.  The Ladd Marsh Additions mitigation site is adjacent to the present LMWA and is expected to harbor a similar array of wildlife species in any given habitat.  Therefore, limited surveys are planned for the project area; the presence or absence of many species in the project area is based on prior surveys in LMWA and ongoing observations by ODFW wildlife and fisheries biologists working in the area.  Consultation with USFWS and the National Marine Fisheries Service (NMFS) regarding Threatened and Endangered (T&E) fish, wildlife, and plants was concluded in August 2001.  Stream morphology surveys, following Rosgen (1996), have been conducted on the present channels and a downstream reference reach to determine the natural character of the streams and aid in restoration planning.

Figure 3. Improvements on the Wallender parcel of the Ladd Marsh Wildlife Area Additions mitigation project

Figure 4. Improvements on the Simonis parcel of the Ladd Marsh Wildlife Area Additions mitigation project

Figure 5.  Projected future (yr 2005)  vegetation cover types on the Conley Lake parcel of the Ladd Marsh Wildlife Area Additions mitigation project

Figure 6. Projected future (yr 2005) vegetation cover types on the Wallender, Simonis and Becker parcels of the Ladd Marsh Wildlife Area Additions mitigation project

###### 8.1.3	Additional Enhancement Methods

In addition to the manipulation of water levels on the site, additional restoration and enhancement methods will be used to control exotic plant species, restore native plant communities, and restore structure and sinuosity to aquatic habitats on the site.  Depending on the habitat type and specific conditions, restoration and enhancement methods used would vary, depending in part on the degree of invasion by exotics and degree of restoration required (e.g.: stream channel reconstruction).  Since many areas that have exotic invasion occurring still contain native species, removal methods may be used that will preserve as much of the native plant communities as possible.  In the long term, this will preserve the diversity of a particular area and should help to reduce costs of planting and monitoring.

Additional methods used will include:

- Mechanical methods:  Mechanical methods (disking, mowing, etc.) may be used in those areas that are accessible and where few or no native plant species are present.  Determination of where mechanical methods are appropriate will be made on an area-by-area basis.  For example, in an emergent wetland habitat dominated by exotics with less than 10% native species present, mechanical removal would be appropriate.  Following removal, some areas may be spot sprayed with Rodeo or other herbicides to assist in the control of invasive plant species.

- Herbicides:  Herbicides will be considered where they are deemed appropriate (only USFWS approved products will be used).  Any consideration of herbicide use will take into account the potential for impact to wildlife species in a particular area.

- Hand control methods:  Hand control methods, using LMWA staff will be utilized in some areas.  Hand removal of non-native plants is most effective in areas where native vegetation is established, creating the least disturbance to native plant communities.  Hand removal methods can reduce the costs of purchasing and planting native plants in the long term by preserving those already established.

- Biological control methods: Biological control agents have been in use to control Canada thistle in LMWA since 1988.  These agents include 3 insects and a plant pathogen (Sclerotina sclerotorum).  While success of these agents has been minimal, 1999 showed the greatest distribution and efficacy of bio-control agents since the program began.  Monitoring of the effectiveness of these agents will be ongoing on the Ladd Marsh Additions as well as all of LMWA.  Although there are presently no plans for further introductions of these or other biological agents, such action may be considered in the future if it is deemed beneficial and consistent with restoration and enhancement goals.

- Native planting/seeding:  Planting of native species will occur after removal/control of non-natives and after activities resulting in exposed soil such as stream channel and dike construction.  Plantings of native trees, shrubs, forbs, and grasses along stream channels will help to fortify the stream banks to prevent erosion and provide a canopy over the stream channel to dampen water temperature extremes.  Elsewhere, native plants will create a canopy to shade out non-native species and increase the available food, cover, and reproductive habitat over time.  Planting density will vary, depending on the presence and abundance of native species and the degree of soil disturbance.  In areas where bare soil is exposed by construction activities or where native plant species abundance and/or diversity is low or absent, planting density will be highest.  All plantings (root stock or seed) currently planned will be derived from local plants, generally within LMWA. If, however, at some future time evidence becomes available that a given species, not presently found on the site, was historically present, reintroduction of the species may be considered.  In such a case, the nearest possible source of the plant for propagation would be sought.

###### 8.2	Descriptions of Current and Expected Future Habitat Types, Associated Objectives and Restoration and Enhancement Actions

Described below are the four major habitat types (or cover types) currently present on the site and two additional habitat types expected to occur in the future.  Descriptions include the management objectives, recommended restoration and enhancement actions and the current and desired future habitat conditions.  Figure 5 and Figure 6 depict the estimated area of the vegetation cover types in year five (2005) of the project.  Table 4 summarizes the expected future condition in acres per cover type and HUs by parcel.  Table 5 compares baseline HEP results with expected future conditions for each parcel.  For the complete expected future HEP analysis and comparison to the baseline HEP, see Appendix A.  The species models used in both HEP analyses (baseline and projected future) are reproduced in Appendix B.

A five-year schedule (Section 8.3) has been developed to facilitate implementation of restoration and enhancement actions to meet BPA mitigation requirements.  This schedule protects and maintains current wildlife habitat values while restoring historic habitat conditions, enhancing habitat over time, and creating additional future habitat values (HUs).  All area figures (hectares or acres) listed are approximate and may be more accurately determined using GIS at some future date.

###### 8.2.1  Riparian Scrub-Shrub

Restoration and enhancement actions for this cover type are designed to increase the quantity and quality of riparian shrub habitat.  This will increase habitat available to avian and terrestrial wildlife as well as providing benefits to aquatic and amphibious species through shading and as a source of nutrients and structure in the streams.  Restoration of Ladd Creek and Barney Creek will include increasing the sinuosity and habitat diversity of those stream channels.  This action will increase both the length and breadth and thus, the total area of riparian habitat along those streams.  Over time, this increase in riparian area should result in an increase in HEP values (HUs) for some of the target species including yellow warbler (Dendroica petechia), ring-necked pheasant (Phasianus colchicus), California quail (Callipepla californica) and song sparrow (Melospiza melodia).  Restoration and enhancement actions are expected to be complete within the five-year period of this plan.  However, some actions, such as control of non-native plants, will be ongoing as plantings of native trees and shrubs grow to their potential size and ability to shade out exotics.  Continued growth of riparian trees and shrubs beyond the five year scope of this plan will continue to increase habitat values in this cover type and may result in development of riparian forest in portions of the project area.

The management objectives for the riparian scrub-shrub cover type are:

- Increase the total length of riparian area along Ladd and Barney Creeks by increasing sinuosity.

- Increase the density and diversity of native vegetation in riparian areas.

- Maintain the current baseline habitat units (HUs) for all target wildlife species.

- Provide additional habitat units (HUs) through restoration and enhancement actions.

- Increase the diversity of in-stream habitats in Ladd and Barney Creeks.

The habitat restoration and enhancement actions for the riparian scrub-shrub habitat are:

- Construction of, and transfer of water to, restored stream channels with greater sinuosity than the present condition.

- Planting of native grasses and sedges on restored stream banks to limit erosion and aid in control of exotics including reed canary grass; approximately 4.25 hectares (10.5 Ac).

- Planting of native trees and shrubs including willow, alder, cottonwood, dogwood, snowberry, and rose adjacent to restored stream channels; Approximately 25,000 plants on 12.8 hectares (31.6 Ac).

###### 8.2.2  Emergent Wetland

Restoration and enhancement actions in this cover type are designed to restore the historic seasonal hydrology and native plant communities to areas previously drained for agriculture within the boundaries of the historic Tule Lake.  This will be accomplished by: removal of dikes that have sequestered these agricultural properties from the natural water regime for nearly a century; construction of three water control structures for manipulation of water levels to mimic the historic condition as much as practicable and control or eliminate exotic plant species; construction of new dikes around the periphery of the project area to retain water in the project area and protect surrounding landowners from the effects of flooding; and planting of native species from local stock including tufted hairgrass, three-square bulrush, and camas.  Other methods of removing or controlling exotic plant species will be employed as needed including mechanical, chemical, biological, and hand control methods.

Restoration activities including dike construction and removal, and installation of water control structures are expected to be completed within the five years covered by this plan. Some enhancement actions, however, will likely continue beyond the 5-year schedule.  Removal and control of exotics, for example may continue beyond the time frame of this plan.  Native species plantings will also continue beyond 5 years due to limited availability of native seed.  Water levels will be subject to ongoing evaluation to determine any future water control needs such as additional water control structures.

The management objectives for the Emergent Wetland cover type are:

- Enhance approximately 106.5 hectares (160.1 acres) of current emergent wetland habitat.

- Restore approximately 59.0 hectares (146.0 acres) to emergent wetland from current agland habitat.

- Maintain the current baseline habitat units (HUs) for all target wildlife species.

- Provide additional future HUs through restoration and enhancement actions.

The habitat enhancement actions for Emergent Wetland areas are:

- Management of water levels in current emergent wetland habitat; approximately 106.5 hectares (160.1 acres).

- Management of water levels in current agland habitat to convert it to emergent wetland; approximately 59.0 hectares (146.0 acres).

- Construction of perimeter dikes and wetland swales to control and direct water flow. Material for these activities is available on site; no fill from outside the LMA will be needed.

- Removal of exotics through mechanical and/or chemical means in areas where water management is ineffective or inadequate, to prepare the area for planting of native plants.

- Planting of native grasses, sedges, and forbs to enhance habitat and aid in the control of invasive plants.

- Control of exotics through hand removal or biological control to allow native plantings to become established.

###### 8.2.3  Grassland

Restoration and enhancement actions in this area are designed to replace introduced and invasive plant species with a native shrub/grassland community and enhance existing native plant communities.  This will be accomplished primarily by mechanical and/or chemical treatment of the area and subsequent planting of native species including greasewood and basin wild rye.

Restoration and enhancement actions in the upland areas are expected to be completed within the five-year scope of this plan.  However, removal and control of invasive and non-native plants including Canada thistle, white top, and perennial pepperweed may be necessary beyond that period and the use of biological control agents for invasives will be ongoing.

The management objectives for Grassland are:

- Enhance approximately 6.7 hectares (16.6 acres) of grassland habitat.

- Restore approximately 121.6 hectares (300.5 acres) of current agland habitat to grassland.

- Maintain the current baseline habitat units (HUs) for all target wildlife species.

- Provide additional future HUs through restoration and enhancement actions.

The habitat enhancement actions for Grassland are:

- Removal of invasive species from the grassland cover type; approximately 6.7 hectares (16.6 acres).

- Planting of native grasses and shrubs in the grassland area; approximately 6.7 hectares (16.6 acres).

- Planting of native grasses and shrubs in converted agland areas; approximately 109.3 hectares (270.0 acres).

- Continued control of exotics by hand removal or biological agents.

- Control access to grasslands through the use of fencing and access regulations.

###### 8.2.4 Agland

Restoration and enhancement actions in this cover type are designed to replace agricultural and pasture species with native plant species thus converting the agland to emergent wetland, grassland or riparian scrub-shrub cover types.  This will be accomplished by mechanical and/or chemical treatment and removal of non-native species; planting native grasses, forbs and shrubs; and water management.  If food production is suspected as a limiting factor to wildlife, a maximum of 6 hectares (15 Ac) of the current agland may be planted as food plots with small grains and, possibly, sunflowers.

Restoration and enhancement actions in the agland cover type are expected to be completed within the five-year scope of this plan.  However, removal and control of invasive and non-native plants including Canada thistle, white top, and perennial pepperweed may be necessary beyond that period and the use of biological control agents for invasives will be ongoing.

The management objectives for the agland cover type are:

Convert approximately 59.2 hectares (146.4 acres) of agland to emergent wetland.

Convert approximately 129.4 hectares (319.7 acres) of agland to grassland.

Convert approximately 4.0 hectares (9.8 acres) of agland to riparian scrub-shrub.

Convert approximately 61.8 hectares (152.8 acres) of agland to open water.

Maintain current baseline habitat units although in different habitat cover types.

Provide additional future HUs through restoration and enhancement actions.

The habitat enhancement actions for Agland are:

Planting of native grasses, forbs, trees and shrubs; approximately 101 hectares (251 acres).

Water control and seasonal inundation to restore wetland habitat; approximately 59 hectares (146 acres).

Continued control of exotic plants by hand removal or biological agents.

Control access through the use of fencing and access regulations.

###### 8.2.5 Riparian Forest

The riparian forest cover type is not currently present on the LMWA but is expected to occur under future management.  The historic presence and distribution of riparian forest in the Tule Lake area is uncertain but it is thought to have been present in many areas of the Grande Ronde Valley.  This cover type will be located in areas that are seasonally flooded and generally adjacent to Ladd Creek or Barney Creek.  It will be dominated by woody vegetation 6 m (20 ft) tall or taller with a total canopy cover of 30% or greater.  Restored riparian forest in the project area is expected to include willow, cottonwood and aspen in the overstory. Rose, hawthorn and dogwood are potential understory species.

Restoration of the riparian forest cover type is designed to restore a habitat missing from the area since it was cleared for agriculture.  Restoration of this habitat type will, over time, result in an increase in HEP values (HUs) for target wildlife species such as song sparrow, ring-necked pheasant, California quail and downy woodpecker.

Restoration and enhancement actions are expected to be complete within the five-year period of this plan.  However, some actions, such as control of non-native plants, will be ongoing as plantings of native trees and shrubs grow to their potential size and ability to shade out exotics. The riparian forest cover type will not develop during the five-year scope of this plan but continued growth of riparian trees and shrubs will create and continue to increase habitat values in this cover type over time.

The management objectives for Riparian Forest are:

Maintain conditions (soil moisture, control exotics) that will allow riparian scrub-shrub to mature into the riparian forest cover type.

Provide additional future HUs through restoration and enhancement actions.

The habitat enhancement actions for Riparian Forest are:

Planting of native trees and shrubs from locally collected stock.

Water control and seasonal inundation to aid establishment of hydrophytic species.

###### 8.2.6 Open Water

There are currently no lacustrine open water areas on the Ladd Marsh Wildlife Area Additions properties but this cover type is expected to occur under future management.  The open water cover type is expected to consist of areas where surface water is present year-round and vegetative cover of emergents, trees and shrubs is less than 30% (USFWS 1981).  The open water cover type is expected to hold a minimum water depth of 0.6 m (2 ft) and a maximum depth of 1.5 m (5 ft).

Restoration of the open water cover type will be accomplished through the use of water control structures and perimeter dikes to maintain water levels in low elevation areas of the site.  The location and area of open water habitat may change from year to year as some ponds are completely drained and others continue to hold water based on water availability and the techniques and strategies of moist-soil management.  The addition of open water habitat to the site will increase habitat values (HUs) for target species such as Canada goose as well as other wetland and open water species.  Open water areas may also provide seasonal refugia for fish and other aquatic wildlife.

Restoration activities are expected to be complete within the five-year scope of this plan.  However, some actions, such as water control, will be ongoing to maintain the open water condition.

Management objectives for the Open Water cover type are:

Restore approximately 60 - 80 hectares (150 – 200 acres) of open water habitat. Total area is dependent on annual weather patterns.

Provide additional habitat unit (HUs) for open water target species.

Restoration and enhancement actions for open water are:

Use of water control structures to maintain open water.

Mechanical control of emergent vegetation to maintain cover at less than 30%.

Chemical control of emergent vegetation to maintain cover at less than 30%.

Burning of adjacent vegetation to avoid encroachment into open water areas.

###### 8.2.6 Aquatic Habitat – Ladd Creek

The portion of Ladd Creek that passes through the project area has been confined to a ditch with zero to little structure, virtually no woody riparian vegetation and little habitat quality or diversity for salmonid fish since the early 1900’s.  Restoration and enhancement in the project area will include construction of a more natural stream channel and the restoration of Ladd Creek to this channel.  The restored Ladd Creek will be substantially more sinuous than the present ditch and will have connectivity to its flood plain resulting in more natural stream function and a broader riparian zone adjacent to the stream.  Restoration of the stream channel and development of an adjacent riparian zone will improve habitat for salmonid fish as well as other aquatic species and may result in increased use of the area by listed fish species.

Restoration activities including construction of the new stream channel, planting of native vegetation along its banks and the transfer of flow from the Ladd Creek ditch to the restored channel are expected to be complete within the five years covered by this plan.  However, some actions, such as control of non-native plants, will be ongoing as plantings of native trees and shrubs grow to their potential size and ability to shade out exotics.  The riparian forest cover type will not develop during the five-year scope of this plan but continued growth of riparian trees and shrubs will continue to increase shading of the stream thereby dampening water temperature extremes.

The management objectives for Aquatic Habitat in Ladd Creek are:

- Replace approximately 3.2 km (2.0 mi.) of linear Ladd Creek ditch with approximately 4.8 km (3.0 mi.) of restored, winding stream channel.

- Replace the present “F” type channel with a type “C6c-“ type channel (Rosgen 1994) to mimic the natural stream channel in a downstream reference reach.

- Replace the present stream condition of “virtually all glide” with a more natural riffle/pool ratio of near 50:50.

- Improve instream habitat through increases in structural diversity and reduction of temperature extremes through shading by riparian vegetation.

The habitat enhancement actions for Aquatic Habitat in Ladd Creek are:

- Construction of a restored stream channel with increased sinuosity and structural diversity.

- Planting of native grasses, sedges, trees and shrubs to maintain channel stability and shade the stream.

- Installation of fish passage devices (fish ladders) at water control structures to ensure fish passage at all but the lowest water levels.

- Management of water levels and flow to include channel forming flows, seasonal base flow and system flushing events as described in Section 8.1.1, Water Management Plan.

- Installation of structural components (logs, rocks, root wads) to provide hiding cover for fish.

Table 4.  Future acres by parcel and expected future habitat units in project year five (2005) in the Ladd Marsh Wildlife Area Additions Mitigation project

| Parcel | Species | Total HUs |
| --- | --- | --- |
|  | Ring-necked Pheasant | California Quail | Yellow Warbler | Canada Goose | Song Sparrow | Downy Wood-pecker |  |
| Wallender | Acres = 240.47 HSI = 0.39 HUs = 93.78 | Acres = 147.97 HSI = 0.25 HUs = 37.00 | Acres = 21.34 HSI = 0.62 HUs = 13.23 | Acres = 126.28 HSI = 0.75 HUs = 94.71 | N/A | N/A | 238.72 |
| Simonis | Acres = 224.68 HSI = 0.39 HUs = 87.63 | Acres = 149.20 HSI = 0.03 HUs = 4.48 | Acres = 10.43 HSI = 0.62 HUs = 6.47 | Acres = 179.32 HSI = 0.75 HUs = 134.49 | N/A | N/A | 233.07 |
| Conley Lake | Acres = 161.07 HSI = 0.49 HUs = 78.92 | Acres = 0.00 HSI = 0.00 HUs = 0.00 | N/A | Acres = 14.95 HSI = 0.65 HUs = 9.72 | N/A | N/A | 88.64 |
| Becker | Acres = 74.55 HSI = 0.28 HUs = 20.86 | Acres = 35.13 HSI = 0.99 HUs = 34.78 | Acres = 18.53 HSI = 0.81 HUs = 15.00 | Acres = 10.87 HSI = 0.30 HUs = 3.26 | N/A | N/A | 73.90 |
| Total Expected Future Habitat Units Across all Parcels | 634.33 |

Table 5. Comparison of baseline habitat units and expected future habitat units in project year five (2005) for mitigation crediting on the Ladd Marsh Wildlife Area Additions Mitigation project

| Parcel | Baseline Habitat Units | Expected Future Habitat Units | Difference |
| --- | --- | --- | --- |
| Wallender | 45.0 | 238.72 | + 193.72 |
| Simonis | 96.24 | 233.07 | + 136.83 |
| Conley Lake | 27.42 | 88.64 | + 61.22 |
| Becker | 64.73 | 73.90 | + 9.17 |
| Total Expected Change in Habitat Units | + 400.94 |

###### 8.3	Five-Year Enhancement Schedule

The following five-year enhancement schedule has been developed in order to carry out the proposed enhancement actions for the Ladd Marsh Additions in a manner that will achieve the greatest habitat protection and mitigation benefits within a reasonable level of time and funding. Estimates of where restoration and enhancement work will occur and area figures are tentative and may change based on available funding for a given year.  A scope of work, budget, and detailed work plan will be completed annually.  Enhancement actions are described and organized by years 2001 through 2005, with a breakdown of habitat cover types affected, meters (feet) of dike built or removed, area treated, etc.

###### YEAR 2001:

- Construction of perimeter dikes and wetland swales on Wallender and Simonis property west of Peach Road: Emergent wetland; Approximately 5,000 m (16,400 ft) of dikes; approximately 5,200 m (17,000 ft) of swales.  This action will increase the water retention capacity of the wetland areas, allow for control of water levels in these areas, ensure fish passage between wetland and open water habitats, and protect neighboring properties from flooding.  Increased water retention will result in an increase in emergent wetland habitat (HUs).  Schedule: Planned for fall 2001.  Similar activities on the remaining properties will begin in 2002.

- Installation of water control structures on Simonis property west of Peach Road: Riparian scrub-shrub, riparian forest and emergent wetland; Two structures: one in a Catherine Creek Ditch adjacent to Peach Road and one on the northeast boundary between the Simonis property and the Waterboard.

- Planting of native species on Wallender and Simonis parcels west of Peach Road: All cover types; Wallender - 39.5 hectares (98 acres), Simonis – 6 hectares (15 acres).  Schedule: plantings will begin in fall.

- Install City effluent pipeline on boundary between Simonis property and the Waterboard: All cover types; Main pipeline 46 cm (18 in), includes 20 cm discharge pipe for delivery of effluent onto Simonis property

- M&E: All cover types; Establish photo points to monitor changes in vegetation. Evaluate native planting projects. Adjust strategies and scheduling where needed. Schedule: fall.

###### YEAR 2002:

- Excavation of restored stream channels: Riparian scrub-shrub, Riparian forest, Aquatic; 4,084 m (13,400 ft).  This will be one of the first restoration activities to be undertaken in the project area and will result in the formation of about 4.0 hectares (9.8 acres) of new riparian habitat.  This activity will improve aquatic habitat by increasing sinuosity of the streams and adding pool habitat that is presently absent from the channelized project reaches.  Over time this will result in a net increase of habitat values (HUs) in these habitat types.  Schedule: Construction to begin in early 2002.  Transfer of water to restored channels will take place in late summer or fall, 2002 if water level and temperature permit or at such time as those conditions meet ODFW criteria for the transfer.

- Transfer of Ladd and Barney Creek flows to restored channels: Riparian scrub-shrub and riparian forest; This activity is planned for 2002 if conditions permit. However, if conditions in 2002 are unfavorable, this activity will take place in 2003 or as soon as conditions meet criteria.

- Removal of dikes along present Ladd and Barney Creek ditches: Riparian scrub-shrub, riparian forest; Approximately 975 m (3,200 ft) of Ladd Creek ditch and 731 m (2,400 ft) of Barney Creek ditch.  This action is dependent on the transfer of stream flow to the restored channels and will take place following that transfer.  Removal of the old dikes will allow the flow of water throughout the wetland areas and will result in an increase in wetland habitat (HUs).  Schedule: Planned for late fall 2002 if conditions allow the transfer of flows to the restored channels prior to that time.  Otherwise, this action will take place some time after flows are transferred.

- Installation of water control structures on Simonis property east of Peach Road and Wallender property: Riparian scrub-shrub, riparian forest and emergent wetland.  Wallender: 2 structures with fish ladders, 1 water control only (Figure 3).  Simonis: 13 structures for water control only (Figure 4).

- Construction of perimeter dikes and wetland swales on Wallender and the portion of Simonis east of Peach Road: Emergent wetland; Wallender: 400 m (1,320 ft); Simonis: 5,790 m (19,000 ft) of dike, 4,542 m (14,900 ft) of swales.  This action will increase the water retention capacity in this portion of the project area, allow for control of water levels, aid in fish passage from wetland to open water, and protect neighboring properties from flooding.  This will result in an increase in wetland habitat. Schedule: summer 2002.

- Mechanical removal of agricultural and non-native plants: Emergent wetland and agland on Wallender and Simonis east of Peach Road; approximately 31.5 hectares (78 acres) Schedule: summer and fall.

- Planting of native species: All cover types; Initial plantings in wetland and upland areas on Wallender and Simonis east of Peach Road; approximately 81 hectares (200 acres) Continued plantings in all other areas as seeds and rootstock become available. Schedule: spring through fall.

- Removal/control of exotic & invasive species: All cover types; continued use of chemical, hand, mechanical and biological control methods.  Riparian areas will be targeted to give native plantings along stream banks a chance to become established. Schedule: remove plants in fall/winter, grub/clip new sprouts in spring; use herbicide where and as needed.

- Maintain water control structures: Emergent wetland and riparian areas; Continue to operate and maintain water control structures as needed to mimic natural hydrology and control invasives such as reed canary grass.  Schedule: Check water depths weekly and during severe weather events (e.g.: heavy rain/flooding); add or remove stop boards as needed.  Conduct routine maintenance on structures as needed.

- M&E: All cover types; Monitor photo points.  Set up survey routes, points and locations as appropriate for monitoring land birds, waterfowl, water temperature, flow, stream channel and fish.  Conduct land bird, waterfowl and fish surveys; collect water temperature and flow data; conduct stream channel cross section and longitudinal profile surveys; and conduct aerial photography to map cover types.  Evaluate exotic/invasive plant removal and native planting projects.  Evaluate effectiveness of water control structures.  Adjust strategies and scheduling where needed.  Schedule: Late spring and summer.

###### YEAR 2003:

- Maintain water control structures: Emergent wetland and riparian areas; Continue to operate and maintain water control structures as needed to mimic natural hydrology and control invasives such as reed canary grass.  Schedule: Check water depths weekly and during severe weather events (e.g.: heavy rain/flooding); add or remove stop boards as needed.  Conduct routine maintenance on structures as needed.

- Planting of native species: All areas; Continue planting natives in all areas as appropriate and as seeds and rootstock become available.  Schedule: late summer and fall.

- Removal/control of exotic & invasive species:  All areas; continued use of chemical, hand, mechanical and biological control methods as needed.  Schedule: remove plants in fall/winter, grub/clip new sprouts in spring; use herbicide where and as needed.

- M&E: All areas; Monitor photo points.  Evaluate exotic/invasive plant removal and native planting projects from 2001 & 2002.  Evaluate effectiveness of water control structures.  Conduct land bird, waterfowl and fish surveys; collect water temperature and flow data.  Determine level of success of restoration and enhancement activities; adjust strategies and scheduling where needed.  Schedule: late spring and summer.

###### YEAR 2004:

- Maintain water control structures: Emergent wetland and riparian areas; Continue to operate and maintain water control structures as needed to mimic natural hydrology and control invasives such as reed canary grass.  Schedule: Check water depths weekly and during severe weather events (e.g.: heavy rain/flooding); add or remove stop boards as needed.  Conduct routine maintenance on structures as needed.

- Planting of native species: All areas; Continue planting natives in all areas as appropriate and as seeds and rootstock become available.  Schedule: late summer and fall.

- Removal/control of exotic & invasive species:  All areas; continued use of chemical, hand, mechanical and biological control methods as needed.  Schedule: remove plants in fall/winter, grub/clip new sprouts in spring; use herbicide where and as needed.

- M&E: All areas; Monitor photo points.  Evaluate exotic/invasive plant removal and native planting projects from 2001-2003.  Evaluate effectiveness of water control structures.  Conduct land bird, waterfowl and fish surveys; collect water temperature and flow data.  Determine level of success of restoration and enhancement activities; adjust strategies and scheduling where needed.  Schedule: late spring and summer.

###### YEAR 2005:

- Maintain water control structures: Emergent wetland and riparian areas; Continue to operate and maintain water control structures as needed to mimic natural hydrology and control invasives such as reed canary grass.  Schedule: Check water depths weekly and during severe weather events (e.g.: heavy rain/flooding); add or remove stop boards as needed.  Conduct routine maintenance on structures as needed.

- Planting of native species: All areas; Continue planting natives in all areas as appropriate and as seeds and rootstock become available.  Schedule: late summer and fall.

- Removal/control of exotic & invasive species:  All areas; continued use of chemical, hand, and biological control methods as needed.  Schedule: remove plants in fall/winter, grub/clip new sprouts in spring; use herbicide where and as needed.

- M&E: All areas; Conduct complete HEP for comparison to baseline HEP. Monitor photo points.  Evaluate exotic/invasive plant removal and native planting projects from 2001-2004.  Evaluate effectiveness of water control structures.  Conduct land bird, waterfowl and fish surveys; collect water temperature and flow data.  Conduct stream channel cross section and longitudinal profile surveys and compare to project year 2 (2002).  Conduct aerial photography to map cover types and compare to project year 2 (2002).  Determine level of success of restoration and enhancement activities, adjust strategies and scheduling where needed.  Schedule: late spring and summer.

### 9.0	MONITORING AND EVALUATION

Monitoring and evaluation (M&E) of habitat restoration, enhancement, and management actions will be undertaken in order to determine whether the goals and objectives of the habitat management plan are being met.  Depending on the restoration and enhancement action in a particular area, M&E may include the use of more than one monitoring method and success criteria, with monitoring occurring on a yearly basis (for each of the five years) and for the long term life of the project as part of operations and maintenance (O&M).  M&E will also include conducting a HEP upon completion of the five-year Habitat Management Plan, in order to analyze the changes in habitat values (from the baseline condition) in response to restoration and enhancement actions.  Additional monitoring will focus on selected target and non-target wildlife and habitats within the project area.  Implementation of planned monitoring and evaluation activities is contingent on the availability of funds and personnel and may be undertaken by ODFW or other project cooperators.

###### 9.1	Land Birds

Birds are important components of biological diversity in most ecosystems and have been selected as target species in the baseline and future HEP analysis.  Birds are good environmental monitors for several reasons: many species can be monitored simultaneously with a single method, monitoring methods are well understood and standardized, birds occupy all habitat types, and birds, as a community, represent several trophic levels and habitat use guilds.  Monitoring species abundance, community diversity and trends provides information that can be used to determine the effectiveness of management actions in achieving conservation goals.

Point counts will be used to monitor land birds along stream courses and in any scrub-shrub and riparian forest habitat in the project area.  Point counts are the most widely used quantitative method used for monitoring land birds and involve an observer recording birds from a single point for a standardized time period (Ralph et al. 1995).  The methodology follows the recommendations of Ralph et al. (1995) and is consistent with the method employed by the USDA Forest Service Northern Region Land Bird Monitoring Project (Hutto et al. 2001).

A permanent grid with a spacing of 200 m will be established on and within 200 m of new and retained stream channels and existing or projected future riparian scrub-shrub or riparian forest habitat in the project area.  By parcel, grid points will be sequentially numbered and represent potential sample points.  The 200 m spacing is equal to the preferred sample point separation for land bird point-count stations (Huff et al. 2000) and yields one potential sample point for every 4 ha (10 ac) of habitat.  Permanent sample points will be selected in each parcel with the use of a random numbers generator.  Three points each will be selected on the Wallender and Simonis properties and, due to their smaller overall size and smaller acreage of existing and projected future riparian scrub-shrub and riparian forest habitats, 2 points each on the Conley Lake and Becker Properties.

A ten-minute point count will be conducted at each of the randomly selected permanent sample points on each parcel.  All points will be visited a minimum of two and preferably three times during the breeding season (mid-May to early July) with a minimum of 7 days between counts.  Point counts should be started 15 minutes after sunrise and completed by 10:00 a.m.  Weather conditions should be warm and calm enough for birds to be detected by sight or sound.  All birds seen or heard within the 10-minute period will be recorded.  During the count, data will be recorded in three time periods (0-3 minutes, 3-5 minutes, 5-10 minutes).  This will allow the data to be compared to data collected for breeding bird surveys or reported in the literature utilizing 3-minute, 5-minute, or 10-minute counts.  Although the point counts will utilize a plot of unlimited radius to maximize data collection, data will be recorded in two distance bands: 0-50 m from the point center and >50 m from the point center.  Although land bird surveys will be conducted only in or near present or expected riparian shrub-scrub and riparian forest, survey points may be located, and birds detected in, any of the cover types present in the project area.  Therefore, birds detected will be recorded by habitat cover type.

Data Analysis

The mean number of detections per point by species will be used to develop an index of species abundance.  A species list will also be developed as a measure of diversity and will be supplemented with incidental sightings from throughout the year.  Over time, trends in species abundance and diversity will be tracked by vegetation cover type.  It may, in the future, be possible to relate trends in species abundance and diversity to habitat characteristics and quality (i.e., structural stage, canopy cover, species composition).  However, the time frame when this may be possible is outside the 5-year scope of this plan.

###### 9.2	Waterfowl

Waterfowl are comprised of a diverse group of birds with widely different habitat needs for survival and recruitment.  Some goose populations have expanded in the face of extensive national wetland losses.  Conversely, many duck species, which are less terrestrial and more dependent on wetland quality and availability, have experienced substantial population declines.  The Canada goose and mallard were both target species in the original habitat loss assessment for the lower Snake River Project (ACOE 1996).  However, only the goose habitat unit losses were amended into the Council’s Fish and Wildlife Program (NWPPC 1994 and NWPPC 2000).  The Canada goose was included as a target species in the baseline HEP analysis for the Ladd Marsh Wildlife Area Additions mitigation project.  Both goose and duck non-HEP based surveys will be conducted at the project site.  Survey protocols are based on survey methods presently employed and found to be effective in the Ladd Marsh Wildlife Area.

All open water areas and associated uplands within the project area will be surveyed seasonally.  Four different types of waterfowl production surveys will be conducted: goose breeding pair counts, goose brood counts, duck breeding pair counts and duck brood counts.  Because of differences in nesting phenology between geese and ducks, some different surveys may be conducted concurrently on the same visit to a site (e.g., goose brood counts concurrent with duck pair counts).  Surveys will be conducted as a combination of observation point counts, walk/wade surveys, driving routes and canoe routes as appropriate in different portions of the project area.

Observation point counts will be used where there is good visibility and disturbance can be minimized such as elevated areas with a good view of open water.  Observation point counts will be conducted with the aid of a spotting scope.

Walk/wade surveys will be utilized in areas where visibility and/or approachability are inadequate for observation point counts and where there is little emergent vegetation to impede walking.  These areas will be approached carefully to minimize broods moving overland to escape detection.  When properly conducted, this method results in a high proportion of broods being detected.

Motor vehicle or ATV driving routes will be utilized in areas where perimeter dikes permit travel with minimum disturbance to waterfowl while offering good visibility of open water and wetlands.

Canoe routes will be utilized in areas and at times when emergent vegetation obscures visibility limiting the usefulness of the above methods.  One or two observers in a small canoe can move through wetland and open water areas with little disturbance to waterfowl and thus detect a high proportion of pairs and/or broods.

Observation point counts and driving route surveys will be conducted within the three-hour periods beginning either 15 minutes after sunrise or ending 15 minutes before sunset.  Walk/wade and canoe route surveys may be conducted throughout the day.  Surveys will be conducted when weather conditions offer moderate temperatures and wind speeds of less than 10 mph.  Excessive wind causes birds to move into protected areas and may limit detection.  If practical, surveys will not be conducted during rain.

Goose breeding pair surveys will be conducted twice each year, on or near April 15 and May 2.  Goose brood counts will be conducted twice each year, on or near May 16 and June 6.  Goose brood surveys will be done in conjunction with the second duck breeding-pair survey and the first duck brood survey.

Duck breeding-pair surveys will be conducted twice each year, on or near May 2 (for early nesters) and May 16 (for late nesters).  Duck brood surveys will be conducted three times each year, on or near June 6, June 28 and July 26.

For waterfowl pair-counts, the species and number of pairs will be recorded.  For duck pair-counts, both pairs and lone males representing indicated pairs will be recorded by species.  During brood counts, the observer will record species, number in brood and the age class of the brood.  Data will be summarized by species and reported annually.  Over time, trends in species abundance and diversity will be tracked.  Waterfowl survey data may be used in adaptive water management to determine the need to, for example, raise or lower water levels during the nesting period.

In addition to production counts, waterfowl will be surveyed monthly year-round to document numbers of waterfowl utilizing the project area.  Monthly surveys will be conducted through a combination of driving routes and aerial counts.  For monthly counts, the species and number of individuals will be recorded by cover type.

###### 9.3	Other Birds

During year-round monthly surveys, all birds observed will be recorded including shorebirds, upland game birds, raptors and passerines.  Species and numbers of individuals will be recorded by cover type.  Data from monthly bird surveys will provide information for adaptive management and may aid in managing habitat for shorebirds, among others.

###### 9.4	Vegetation

Vegetation provides habitat and forage for many fish and wildlife species.  Three vegetation cover types are targeted for restoration and monitoring in the Ladd Marsh Additions Mitigation Project: emergent wetland, riparian scrub-shrub and grassland.  Additional cover types that may develop over time are mesic shrubland and riparian forest.  Vegetation monitoring will aid in evaluating the success of restoration actions in meeting project objectives.

New Plantings.  All new plantings of native species will be visually monitored for success and vigor to determine the need for replacement plantings and/or protection from herbivory until plants become established.  If herbivory becomes a problem, the source of the herbivory, and the subject of protective action, will be determined by visual observation of herbivores and characteristic signs of feeding.  Information on the success and vigor of new plantings will be used in adaptive management to determine whether additional plantings are necessary.

Habitat Evaluation Procedures (HEP).  A baseline HEP analysis, described in Section 5.0, was conducted prior to initiation of restoration activities in the project area.  The procedure will be repeated in year five of the project and the results compared to the baseline HEP to determine changes in habitat values due to restoration actions.  Results of the post-restoration HEP analysis will be reported in terms of post-restoration HUs and the difference (increase or decrease) in HUs for each target species and each parcel.

Photopoints.  Permanent photopoints will be established throughout the project area to monitor changes in vegetation in all three cover types and along the restored stream channel.  Initial reference photos will be taken prior to or early in the construction phase of the project.  Monitoring photos will be taken during both the growth (spring/summer) and dormant (fall/winter) seasons and repeated on or near the same dates each year.  A total of 16 photopoints will be selected on all four properties.  Photopoint sites will be selected to achieve representation of all cover types, present and expected future, as well as areas of major restoration (e.g., new stream channel) on the four parcels.

Aerial Mapping.  Photographs of the project area will be taken in year 2 and year 5 of the project from fixed-wing aircraft.  These photos will be utilized to map general cover types and calculate the coverage area for each.  Aerial mapping will most accurately detect changes in area of open water, emergent wetland, grassland and riparian scrub-shrub cover types.

Noxious Weeds.  Noxious weed control will be monitored through ocular estimates of coverage by species in areas of known infestation on each parcel.  Cover estimates will be compared to earlier estimates to evaluate effectiveness of control actions to limit spread or reduce infestations of noxious weeds.

###### 9.5	Water

The Ladd Marsh Additions mitigation project will change the hydrology of the properties, and adjacent LMWA lands, by: creating a more natural stream channel for Ladd Creek with riffles, pools, overhanging vegetation and increased sinuosity; increasing the time in which surface water reaches the water table and increasing the amount of water filtered through the wetlands and available to both Ladd Creek and the subsurface water table.

Water Temperature.  Water temperature will be monitored continuously from April through October via Hobos (Onset Computer Corporation) installed in four locations: 1) Ladd Creek above the project, 2) Barney Creek above the wetlands where it enters the Waterboard, 3) in the southeast corner of the Waterboard where ditches carrying water from Catherine Creek and Hot Lake combine and enter the project, and 4) Ladd Creek where it exits the project.  Data will be collected from these devices monthly.

Water detention within the wetlands may increase the temperature of water entering Ladd Creek but the effect on groundwater is unknown.  The project may increase groundwater recharge and result in a net decrease in the temperature of water entering Ladd Creek.  Further, the restoration of riparian vegetation is expected to increase shading of Ladd Creek as it passes through the project area and may result in lower average summer water temperatures.  Nevertheless, if temperatures below the project are significantly higher than those above and are anticipated to result in harm to aquatic life, ODFW fish biologists will be consulted and changes to the current water management strategy will be considered.

Water Depth. Water depth in the project area will be monitored monthly at the water control structures.  Water depth will be measured as the water height on the structure and/or stop boards.  This measurement will serve as an index to the estimated number of acre-feet of water backed up behind the structure and held in the project wetlands.  Data on water depth will be used to monitor water rights for impoundments and in conjunction with waterfowl and shorebird monitoring data in adaptive management.

Water Flow.  Flow will be monitored and recorded at four locations: 1) Ladd Creek above the project, 2) Barney Creek above the wetlands where it enters the Waterboard, 3) in the southeast corner of the Waterboard where ditches carrying water from Catherine Creek and Hot Lake combine and enter the project, and 4) Ladd Creek where it exits the project.  Flow data will be used to evaluate the effect, if any, of increased groundwater discharge on the volume and duration of season flows in Ladd Creek.

###### 9.6	Stream Channel Conditions

Periodic surveys of channel condition will be conducted to evaluate channel stability.  These will include longitudinal profiles of select reaches and stream channel cross sections based on methods in the Rosgen stream classification system (1996).  Two longitudinal profiles  [approximately 183 m (600 ft) in length] will be constructed; one each in the upper reach of Ladd Creek (from Wallender property line to south fish ladder) and the lower reach (from south fish ladder to north property line).  Likewise, two cross sections will be developed; one each in the upper and lower project reaches of Ladd Creek.  Surveys and field data collection for longitudinal profiles and cross sections will be conducted in the low water period of late summer and early fall of year two and year five of the project and about every three years thereafter.  Data from longitudinal profiles and cross sections will be reviewed to document erosion and/or bank stability issues.  The results of monitoring stream channel cross sections and longitudinal profiles will be used to maintain the C6c- channel type and in adaptive management relative to water management and the timing and duration of system flushing events.  This data may also be used in conjunction with fish monitoring to evaluate the effectiveness of stream channel restoration in improving instream habitat for salmonids.

Stream bank vegetation will be monitored with photo points as described in vegetation monitoring above.  Stream bank vegetation data will be used to evaluate the success of native plantings and to assess the effectiveness of plantings in stabilizing the stream banks.  In the event that stream bank vegetation fails or is slow to become established, thus failing to stabilize the banks, changes to the native planting strategy will be considered.

###### 9.7	Fish

Water from Ladd Creek will be held in the Tule Lake wetland units with a pool-weir-chute fish ladder from mid/late fall through late spring/early summer.  Both units will be shallow (£ 2 ft), except for some previously excavated ponds within the south unit of Tule Lake that may have depths up to 5 feet.  In addition, the restored stream channel will have depths of up to 5 feet during periods of time when the wetland units are full.

Monitoring will be accomplished by means of continuous and seasonal sampling.  Two-way vertical slot traps will be installed just downstream of the lowest pool-weir-chute fishway and upstream on Ladd Creek where it enters the unit.  They will be run from fall through early summer.  These traps will be checked daily during peak migration periods and freshets to avoid debris accumulation, and stress or mortality to fish.  Species, length and direction of travel will be recorded.

Seasonal, within-wetland sampling will be done bimonthly during the time water is held in the wetland (Dec., Feb., Apr., and Jun.) to sample more sedentary fish that are more likely to stay in the wetland.  Sampling will be done with trap nets that are designed for shallow-water wetland habitat (fyke nets and box traps).  Two fyke nets and two box traps each will be set randomly within each of the wetland units and pulled the following day.  Since these wetlands are large (>10 acres), two days per wetland, during the sampling period is recommended.  Fish species and length will be recorded.

The combination of these two sampling approaches should give a good estimate of species presence and relative abundance through the inundation period.

Stranding rate can be monitored when ponds behind the pool-weir-chutes are drawn down for annual sediment flushing in March.  After the drawdown, field crew can go out into the channel and into any depressions that may hold fish and drag a seine through or set nets to determine if fish have remained in some areas of the wetland.

Fish monitoring will be incorporated into the adaptive management of the project and may result in changes to the water management plan, if necessary.  Trends in the use of Ladd Creek will be tracked over time to evaluate changes in diversity, abundance and seasonality of use with special interest in salmonids.  Seasonal, within-wetland samples and stranding rate data will be analyzed to evaluate whether the restored wetlands serve as refugia for fish with little or no stranding.

###### 9.8	Prescribed Fire

Prescribed fire may be utilized to control vegetation in some areas of the project, especially for maintenance of the open water cover type.  Burned areas will be monitored to evaluate the effectiveness of fire as a tool for achieving project objectives.

Burned areas will be checked daily during the first week and monthly thereafter, following a prescribed fire to assess the success of the burn and identify areas in need of additional treatment to control unwanted vegetation.  The effectiveness of prescribed burning in controlling unwanted vegetation will be reviewed as part of the overall adaptive management of the project area.

###### 9.9	Incidental & Additional Monitoring

Any incidental sightings of wildlife species, especially new species or changes in use of the area by a species will be recorded.  Additional monitoring strategies may be added to this plan if deemed useful in evaluating progress toward project objectives.  For example, given that bald eagles are rarely seen in the project area and are not known to night roost there, any increase in use or initiation of night roosting behavior by bald eagles may result in specific monitoring of eagles and/or roost sites.

###### 9.10	Reporting

Survey and monitoring results will be summarized in quarterly and annual reports.  Reports will be submitted to BPA according to contract specifications and distributed to project cooperators and other interested parties.  Reports will outline data collected, any deviations in survey protocols, analyses, links to project objectives, conclusions and adaptive management recommendations.

### 10.0  INFRASTRUCTURE NEEDS

###### 10.1	Access roads and parking areas

There is, at present, just one road on the project area that will become ODFW’s responsibility to maintain.  This is the access road to the homesite on the Simonis property.  There are no plans at this time to construct any new roads, although two or three parking areas off the County maintained Peach Road may be considered in the future for recreational access to the site.  If new road construction is determined to be necessary, applicable NEPA requirements would be met and federal consultation would occur as necessary prior to construction.

###### 10.2	Fencing

Fencing is needed around the north and west boundaries of the Wallender property to control access to the property.  Installation of 1,661 m (5,450 ft) of fencing to accomplish this is planned for fall 2001.

### 11.0	ADAPTIVE MANAGEMENT STRATEGY

An adaptive management approach for the Ladd Marsh Wildlife Area Additions mitigation site, and all of LMWA will allow for alterations to management activities over time in response to the success or failure of restoration and enhancement actions.  Due to the high level of disturbance resulting from past alterations to the hydrology of the site, the introduction of agricultural species, and the prevalence of invasive plant species, both proven and experimental techniques may be employed for restoration and enhancement of the area.  As the Plan proceeds, enhancement techniques may be altered based on results of M&E and determination of success or failure of particular method(s) in particular habitat(s).  Information collected elsewhere in the LMWA as well as from other areas within the region will be incorporated into future restoration and enhancement activities in the project area if applicable.

There are, at present no plans for control of wildlife species (e.g., predator control) in the project area as there are no known “nuisance” species and predation is not thought to be a significant factor limiting waterfowl or other species in the LMWA.  However, if, through monitoring, it becomes apparent that a given wildlife species is, through predation, herbivory, dam construction or other behavior, impeding achievement of restoration goals or recovery of rare species, methods to control the species or its behavior will be considered.  If determined to be needed, wildlife control measures will be consistent with applicable local, state and federal plans, policies and guidelines.

### 12.0  OPERATIONS AND MAINTENANCE

Operations and maintenance will include:

1)	O&M of water control structures; includes stop-board adjustments, debris removal and necessary repairs.

2)	O&M of Simonis access road; includes grading and addition of gravel, if needed.

3)	fence maintenance; includes annual inspection and post and/or wire replacement.

4)	O&M of house and farm buildings (Simonis) following transfer to ODFW;

5)	Control of invasive plant species; as described in Section 8.1.3.

It is assumed that in most cases, O&M will be required for the life of the project.  BPA fish and wildlife mitigation funding for continued O&M will be pursued through the Council’s project funding processes.  Additional funding sources with also be sought throughout the life of the project.

### 13.0  RECOMMENDATIONS

The following recommendations have been made in order to improve implementation of the habitat management plan, or to add value to existing wetland habitats through consideration of purchase of adjacent properties:

Consider purchase of the “Hot Lake” parcel: 157.35 acres adjacent to the south boundary of the existing Ladd Marsh Wildlife Area and bounded on the east by State Route 203 and the south by Hot Lake Lane.

Consider purchase of the “Wallender #2” parcel: 20-30 acres adjacent to the present Ladd Marsh Additions.

Consider purchase of the “City of La Grande” parcel: 408 acres adjacent to and forming the remainder of the Becker parcel in the present Ladd Marsh Additions.

Consider purchase of the “Hawkens” parcel: 160 Acres adjacent to the present Ladd Marsh Additions.  Purchase of this parcel would allow restoration of Ladd Creek to very near its confluence with Catherine Creek.

### 14.0  CONSISTENCY WITH OTHER PLANS, PROGRAMS, ETC.

This habitat management plan is designed to be consistent with the following plans and programs:

- The Northwest Power Planning Council’s Fish and Wildlife Program (NWPPC 1994 and NWPPC 2000).

- The Grande Ronde subbasin goals and objectives as outlined in the Grande Ronde Subbasin Summary (Nowak 2001).

- The Governor’s Watershed Enhancement Board Proposal (DU 1998).

- The WRP Easement agreements for the properties.

- Oregon Department of Fish and Wildlife Mission Statement.

- Grande Ronde Subbasin Plan (upon its future completion).

- Oregon Department of Environmental Quality water quality standards and priorities.

- Clean Water Act

### 15.0  ACKNOWLEDGEMENTS

The author of this plan (M. Cathy Nowak) wishes to thank the following for their guidance and recommendations during the development of this Plan: David Larson, David Bronson, Susan Barnes, Brady Callahan, Tim Walters and Ken Rutherford, Oregon Department of Fish and Wildlife; Steve Donovan, Cyndi Baker and Lloyd Dixon, Ducks Unlimited; Brian Heck and Joe DeHerrera, Bonneville Power Administration; Allan Bahn and Allan Gerig, Natural Resources Conservation Service; Allen Childs, Confederated Tribes of the Umatilla Indian Reservation; and Berta Youti, The Nature Conservancy.

### 16.0  REFERENCES

ACOE (U.S. Army Corps of Engineers).  1991.  Special Report: Lower Snake River fish and wildlife compensation, wildlife habitat compensation evaluation for the Lower Snake River project.  U.S. Army Corps of Engineers, Walla Walla District.  59 pp plus appendices.

CBFWA (Columbia Basin Fish and Wildlife Authority).  1998.  Guidelines for Enhancement, operation, and maintenance activities for wildlife mitigation projects.  Prepared by the Columbia Basin Fish and Wildlife Authority Wildlife Caucus.  44 pp.

Dyksterhuis, E. L. and C. T. High.  1985.  Soil Survey of Union County Area, Oregon.  U.S. Dept. of Agriculture, Soil Conservation Service.

GLO (General Land Office).  1863a.  Cadastral Boundary Survey Notes Township 3 South, Range 39 East.  Microfiche on file, Union County Records Dept., La Grande, Oregon.

GLO (General Land Office).  1863b.  Cadastral Subdivision Map and Survey Notes Township 3 South, Range 39 East.  Microfiche on file, Union County Records Dept., La Grande, Oregon.

Huff, M. H., K. A. Bettinger, H. L. Ferguson, M.J. Brown, and B. Altman.  2000.  A habitat-based point-count protocol for terrestrial birds, emphasizing Washington and Oregon.  Gen. Tech. Rep.  PNW-GRT-501.  Portland, OR: U.S. Dept. of Agric., U.S. Forest Service, Pacific Northwest Research Station.  39 pp.

Hutto, R. L., J. Hoffland, and J. S. Young.  2001.  USDA Forest Service northern region landbird monitoring project field methods 2001 west side monitoring.  Univ. of Montana Division of Biological Sciences, Missoula, MT.  25 pp.

Mc Gowan, V. 2001. Personal communication between Vance McGowan (ODFW) and Cathy Nowak (Cat Tracks Wildlife Consulting) August 8, 2001.

Nowak, M.C. 2001. Draft Grande Ronde subbasin summary. Prepared for the Northwest Power Planning Council. 251 p.

NWPPC (Northwest Power Planning Council).  1995.  Columbia River Basin fish and wildlife program, Northwest Power Planning Council.

NWPPC (Northwest Power Planning Council).  2000.  Columbia River basin fish and wildlife program.  Northwest Power Planning Council, Portland, OR.  Doc. No. 2000-19.  55 pp plus appendices.

Johnsgard, G.A. 1963. Temperature and water balance for Oregon weather stations. Oregon Agricultural Experiment Station Special Report 150. 127 p.

ODFW (Oregon Department of Fish and Wildlife).  2001.  Ladd Marsh Wildlife Area additions mitigation project assessment of baseline habitat conditions using habitat evaluation procedures (HEP).  Oregon Department of Fish and Wildlife, Portland, Oregon.

Ralph, C. J., J. R. Sauer, and S. Droege.  1995.  Monitoring bird populations by point counts.  Gen. Tech. Rep.  PSW-GTR-149, Albany, CA: Pacific Southwest Research Station, U. S. Forest Service, U. S. Department of Agriculture.  187 pp.

Rasmussen, L. and P. Wright.  1990a.  Wildlife impact assessment, Bonneville Project, Oregon and Washington.  Prepared by the U. S. Fish and Wildlife Service for the U.S. Dept. of Energy, BPA, Portland, Oregon.  37 pp.

Rasmussen, L. and P. Wright.  1990b.  Wildlife impact assessment, McNary Project, Oregon and Washington.  Prepared by the U. S. Fish and Wildlife Service for the U.S. Dept. of Energy, BPA, Portland, Oregon.  46 pp.

Rasmussen, L. and P. Wright.  1990c.  Wildlife impact assessment, John Day Project, Oregon and Washington.  Prepared by the U. S. Fish and Wildlife Service for the U.S. Dept. of Energy, BPA, Portland, Oregon.  47 pp.

Rasmussen, L. and P. Wright.  1990d.  Wildlife impact assessment, The Dalles Project, Oregon and Washington.  Prepared by the U. S. Fish and Wildlife Service for the U.S. Dept. of Energy, BPA, Portland, Oregon.  34 pp.

Rosgen, D.L, 1996 Applied river morphology.  Wildland Hydrology, Pagosa Springs, Colorado.

USFS (U. S. Forest Service).  1976.  Final Environmental Statement: Grande Ronde Planning Unit, a Land Managemnt Plan: Wallowa-Whitman and Umatilla National Forests.  Department of Agriculture, U.S., Forest Service, Pacific Northwest Region.

USFWS (U. S. Fish and Wildlife Service).  1980.  Habitat evaluation procedures (HEP).  U. S. Fish and Wildlife Service, Ecol. Serv. Manual 102.  Div. Ecol. Serv., Washington D.C.

USFWS (U. S. Fish and Wildlife Service).  1981.  Standards for the development of habitat suitability index models. Ecological Services Manual 103. Division of Ecological Services, US Fish and Wildlife Service, Department of the Interior, Washington, DC.

Walters, T.  2001.  Personal communication between Tim Walters (ODFW) and Cathy Nowak (Cat Tracks Wildlife Consulting) on June 6, 2001.

### APPENDIX A: HABITAT EVALUATION PROCEDURE – FUTURE CONDITIONS ANALYSIS

Abbreviations used in the HEP analysis and models

Em. Wet. – Emergent Wetland

EOA – Equivalent Optimum Area

EOA SI – Equivalent Optimum Area Suitability Index

HSI – Habitat Suitability Index

HU – Habitat Unit

LR – Life Requisite

LRSI – Life Requisite Suitability Index

Rip. S/S – Riparian Scrub- Shrub

SI – Suitability Index

V - Variable

Wallender Property  - Ring-necked Pheasant:

REPRO (Rip S/S)			Pre (TY0)	Post (TY5)	Comment

V1 – % herb cover		SI = 0.7		SI = 0.5		more herb cover because site will be more open

V2 – ave. ht of herbs			SI = 0.98	SI = 0.98

LRSI = (V1 x V2) 1/2			LRSI = 0.83	LRSI = 0.7

REPRO (Grassland)			Pre (TY0)	Post (TY5)	Comment

V3 – plowing/mowing frequency	SI = 0.25	SI = 1.0		Grassland substituted for Agland; pheasants that used agland will use grassland

LRSI = V3 				LRSI = 0.25	LRSI = 1.0

WINTER COVER (Rip S/S)		Pre (TY0)	Post (TY5)	Comment

V1 - % cover of persist. veg.		SI = 0.61	SI = 0.45	new rip. s/s areas; vegetation will be less mature so less cover (<20%)

V2 - dist to winter food (agland)		SI = 1.0		SI = 1.0		slightly longer distance to the agland CT [167 m (549 ft)]

LRSI = V1 x V2 			LRSI = 0.61	LRSI = 0.45

WINTER COVER (Em. Wet.)		Pre (TY0)	Post (TY5)	Comment

V1 - % cover of persist. veg.		NA		SI = 1.0 	assumed to be similar to Simonis baseline conditions

V2 - dist to winter food (agland)		NA		SI = 0.9		slightly longer distance to the agland CT [281 m (921 ft)]

LRSI = V1 x V2 			NA		LRSI = 0.9

WINTER FOOD (Rip S/S)		Pre (TY0)	Post (TY5)	Comment

V1 – Food Type 			SI = 0.3	SI = 0.3

LRSI = V1				LRSI = 0.3	LRSI = 0.3

WINTER FOOD (Grassland) 		Pre (TY0)	Post (TY5)	Comment

V1  - Food Type			SI = 1.0		SI = 0.3		Agland provided winter food in TY0; Grassland assumed to be suitable habitat

LRSI = V1				LRSI = 1.0	LRSI = 0.3

Relative Habitat Area calculations

Riparian Scrub-Shrub:  a acres = 21.34

Grassland:  b acres = 126.63 (includes islands)

Emergent Wetland:  c acres = 92.5

Open Water:  d acres = 69.19

Total project area: 309.66 acres

Suitable Habitat Area:  x  acres   (Riparian Scrub-Shrub + Grassland + Emergent Wetland) = 240.47 acres

NOTE:  Major assumption change is that Grassland is suitable habitat – affects Repro and Winter Food life requisites (LRs).

Relative area of Riparian Scrub-Shrub:  a divided by x = e     21.34/240.47 = 0.089

Relative area of Grassland:  b divided by x = f   126.63/240.47 = 0.527

Relative area of Emergent Wetland: c divided by x = g   92.5/240.47 = 0.385

Equivalent Optimum Area calculations  (relative area x LRSI) x 100

Riparian Scrub-Shrub

REPRO: (e x 0.7) x 100 =			0.089(0.70)x100 = 6.23

WINTER COVER: (e x LRSI) x 100 =		0.089(0.45)x100 = 4.01

WINTER FOOD: (e x 0.3) x 100 =		0.089(0.30)x100 = 2.67

Grassland

REPRO: (f x 1.0) x 100 = 			0.527(1.00)x100 = 52.70

WINTER COVER: (f x NA) x 100 = 		NA		=     0.00

WINTER FOOD: (f x 0.3) x 100 = 		0.527(0.30)x100 = 15.81

Emergent Wetland

REPRO: (g x NA) x 100 = 0			NA		       0.00

WINTER COVER: (g x LRSI) x 100 = 		0.385(0.90)x100 = 34.65

WINTER FOOD: (g x NA) x 100 = 		NA		       0.00

REPRO		WINTER COVER		WINTER FOOD

Riparian S/S				    6.23			  4.01				  2.67

Grassland				  52.70			  0.00				15.81

Em. Wetland				    0.00			34.65				  0.00

Total:					  58.93			38.66				18.18

EOA SI:				    0.76			 1.00				  0.39

(Note: the EOA SIs are based on the SI graphs for the LRs)

HSI = min of LR EOAs

Pre (TY0) HSI = 0.094

Post (TY5) HIS = 0.390

HUs = HSI x Acres of suitable habitat (240.47)

Pre (TY0) HUs = 29.11

Post (TY5) HUs = 93.78

Wallender Property - California Quail

FOOD1 (Agland)			Pre (TY0)	Post (TY5)	Comment

V1 – Distance to escape cover		SI = 0		NA		No Agland present

V2 – Distance to roost cover		SI = 0		NA		No Agland present

LRSI = Min of V1 or V2		LRSI = 0	NA

FOOD2 (Riparian S/S) 			Pre (TY0)	Post (TY5)	Comment

V3 – Distance to escape cover		SI = 1.0		SI = 1.0		distance = 0 meters

V2 – Distance to roost cover		SI = 1.0		SI = 1.0		distance = 0 meters

V1 – % cover of herbs			SI = 0.38	SI = 0.3		cover will increase because area will be more open (~95% cover)

LRSI = (V1 x 0.75) x min of V2 or V3 	LRSI = 0.29	LRSI = 0.23

FOOD2 (Grassland) 			Pre (TY0)	Post (TY5)	Comment

V3 – Distance to escape cover		NA		SI = 0.30	Grassland did not exist in TY0 – distances weighted by % of grassland											w/in 150 m of riparian scrub-shrub

V2 – Distance to roost cover		NA		SI = 0.50	Grassland did not exist in TY0 – distances weighted by % of grassland										w/in 150 m of riparian scrub-shrub

V1 – % cover of herbs			NA		SI = 0.38	cover will be ~90%

LRSI = (V1 x 0.75) x min of V2 or V3 	NA		LRSI = 0.114

ESCAPE (Riparian S/S)			Pre (TY0)	Post (TY5)	Comment

V5 – Distance to roost cover		SI = 1.0 	SI = 1.0		riparian scrub-shrub is roost cover; distance is 0 meters

V1 - % cover of herbs			SI = 1.0 	SI = 1.0		will be >50%

V3 - % shrub cover (live & dead)	SI = 1.0 	SI = 1.0		will be >20%

V2 – ave. ht. of herbs			SI = 1.0 	SI = 1.0		will be >61 cm

V4 – ave. ht of shrubs			SI = 1.0 	SI = 1.0		will be >1 m

LRSI = V5 x max of (V1 x V2)1/2		LRSI = 1.0 	LRSI = 1.0

or (V3 x V4)1/2

ESCAPE (Grassland)			Pre (TY0)	Post (TY5)	Comment

V5 – Dist to roost cover			NA 		SI = 1.0		distance from Grassland to Riparian S/S < 100 m

V1 - % cover of herbs			NA 	 	SI = 1.0		will be ~95%

V3 - % shrub cover (live & dead)	NA		SI = 0.0		will be 0%

V2 – ave. ht. of herbs			NA		SI = 0.6		will be ~ 50cm

V4 – ave. ht of shrubs			NA		SI = 0.0		No shrubs

LRSI = V5 x max of (V1 x V2)1/2		NA 		LRSI = 0.775

or (V3 x V4)1/2

WINTER ROOST (Riparian S/S) 	Pre (TY0)	Post (TY5)	Comment

V3 – dist to escape cover		SI = 1.0		SI = 1.0		Riparian S/S provides winter roost; distance is 0 m

V1 - % shrub cover			SI = 1.0		SI = 1.0		will be >20%

V2 – ave. shrub ht. (live & dead)	SI = 0.6		SI = 1.0		will be >1.5 m

LRSI = (V1 x V2)½ x V3		LRSI = 0.78	LRSI = 1.0

Relative Habitat Area calculations

Riparian Scrub-Shrub:  a acres = 21.34

Grassland:  b acres = 126.63

Emergent Wetland: c acres = 92.50

Open Water: d acres = 69.19

Total project area: 309.66 acres

Suitable Habitat Area:  x  acres  (Riparian Scrub-Shrub + Grassland) = 147.97

Relative area of Riparian Scrub-Shrub:  a divided by x = e      	21.34/147.97 = 0.144

Relative area of Grassland:  b divided by x = f 			126.63/147.97 = 0.856

Equivalent Optimum Area calculations  (relative area x LRSI) x 100

Riparian Scrub-Shrub

FOOD2: (e x 0.23) x 100 =		0.144(0.23)x100 = 3.312

ESCAPE COVER: (e x 1.0) x 100 =	0.144(1.00)x100 = 14.40

WINTER ROOST: (e x 1.0) x 100 =	0.144(1.00)x100 = 14.40

Grassland

FOOD2: (f x LRSI) x 100 =		0.856(0.114)x100 = 9.758

ESCAPE COVER: (f x LRSI) x 100 =	0.856(0.775)x100 = 66.34

WINTER ROOST: (f x NA) x 100 = 	NA		         0.00

FOOD		ESCAPE COVER		WINTER ROOST

Riparian S/S				3.312			14.40				14.40

Grassland				9.758			66.34				  0.00

Total:					13.07			80.74				14.40

EOA SI:				  0.25			  1.00				  1.00

(Note: the EOA SIs are based on the SI graphs for the LRs)

HSI = min of LR EOAs

Pre (TY0) HSI = 0.033

Post (TY5) HSI = 0.250

HUs = HSI x Acres of suitable habitat (147.97)

Pre (TY0) HUs = 10.22

Post (TY5) HUs = 37.00

Wallender Property  - Yellow Warbler

Riparian Scrub-Shrub

Pre (TY0)	Post (TY5)	Comment

V1 - % shrub cover (live)		SI = 0.38	SI = 0.8		used Becker baseline as a guide; ~50% cover

V2 - ave. ht. of shrubs			SI = 0.75	SI = 0.6		used Becker as a guide; >1.5 m

V3 - % hydrophytic shrubs		SI = 0.55	SI = 0.8		used Becker as a guide; 80% cover

HSI = (V1 x V2 x V3) ½

Pre (TY0) HSI = 0.4

Post (TY5) HSI = 0.62

HUs = HSI x Acres of suitable habitat (21.34)

Pre (TY0) HUs = 5.68

Post (TY5) HUs = 13.231

Suitable Habitat Area:  x  acres (Riparian Scrub-Shrub) = 21.34

Wallender Property – Canada Goose

Pre (TY0)	Post (TY5)	Comment

V1 – Nesting Habitat 		NA		SI = 0.6		no goose nesting habitat existed pre-restoration

TY5 Nesting Habitat Description:  Stable islands will be present; islands will have a relatively low shoreline/area ratio; ground cover will be at least 8 inches tall; Great Basin Rye and other herbaceous material will exist.

Pre (TY0)	Post (TY5)	Comment

V3 – Foraging Habitat		NA		SI = 0.9		no goose foraging habitat existed pre-restoration

TY5 Foraging Habitat Description: Suitable foraging areas will exist within 1 mile of nesting habitat; forage cover will be less than 4 inches tall and greater than 1 acre in size; there will be less than 10 acres of foraging habitat per stream mile; foraging areas will occur within 25 meters of open water.

HSI = V1 + V3

2

Pre (TY0) HSI  = NA

Post (TY5) HSI = 0.75

HUs = HSI x Acres of suitable habitat (126.28)

Pre (TY0) HUs = NA

Post (TY5) HUs = 94.71

Suitable Habitat Area:  x  acres  (Grassland & Emergent Wetland within 100 m of open water) = 126.28

Simonis Property  - Ring-necked Pheasant

REPRO (Rip S/S) 			Pre (TY0)	Post (TY5)	Comment

V1 – % herb cover			SI = 0.52	SI = 0.50	more herb cover because site will be more open

V2 – ave. ht of herbs			SI = 0.73	SI = 0.98

LRSI = (V1 x V2)1/2			LRSI = 0.62	LRSI = 0.70

REPRO (Grassland)			Pre (TY0)	Post (TY5)	Comment

V3 – plowing/mowing frequency	SI = 0.78	SI = 1.0		Grassland substituted for Agland; pheasants that used Agland will use								grassland

LRSI = V3				LRSI = 0.78	LRSI = 1.0

WINTER COVER (Rip S/S)		Pre (TY0)	Post (TY5)	Comment

V1 - % cover of persist. veg.		SI = 0.02	SI = 0.45	new rip. s/s areas but more vegetation cover (<20%)

V2 - dist to winter food (agland)		SI = 1.0		SI = 0.60	slightly longer distance to the agland CT [519 m (1702 ft)]

LRSI = V1 x V2			LRSI = 0.02	LRSI = 0.27

WINTER COVER (Em. Wet.)		Pre (TY0)	Post (TY5)	Comment

V1 - % cover of persist. veg.		SI = 1.0		SI = 1.0		assumed similar to Wallender TY5 conditions

V2 - dist to winter food (agland)		SI = 1.0		SI = 0.60	slightly longer distance to Agland CT [522 m (1714 ft)]

LRSI = V1 x V2			LRSI = 1.0	LRSI = 0.60

WINTER FOOD (Rip S/S)		Pre (TY0)	Post (TY5)	Comment

V1 – Food Type 			SI = 0.3		SI = 0.3

LRSI = V1				LRSI = 0.3	LRS = 0.3

WINTER FOOD (Grassland)		Pre (TY0)	Post (TY5)	Comment

V1  - Food Type			SI = 1.0		SI = 0.3		Agland provided winter food in TY0; Grassland assumed to be suitable										habitat

LRSI = V1				LRSI = 1.0	LRSI = 0.3

Relative Habitat Area calculations

Riparian Scrub-Shrub:  a acres = 10.43

Grassland:  b acres = 138.77

Emergent Wetland:  c acres = 75.48

Open Water:  d acres = 83.64

Other (Residential): e acres = 4.93

Total project area: 375.49 acres

Suitable Habitat Area: x acres  (Riparian Scrub-Shrub + Grassland + Emergent Wetland) = 224.68

NOTE:  Major assumption change is that Grassland is suitable habitat – affects Repro and Winter Food life requisites

Relative area of Riparian Scrub-Shrub:  a divided by x = e    	10.43/224.68 = 0.046

Relative area of Grassland:  b divided by x = f			138.77/224.68 = 0.618

Relative area of Emergent Wetland:  c divided by x = g		75.48/224.68 = 0.336

Equivalent Optimum Area calculations  (relative area x LRSI) x 100

Riparian Scrub-Shrub

REPRO: (e x 0.7) x 100 = 			0.046(0.70)x100 = 3.22

WINTER COVER: (e x 0.41) x 100 = 		0.046(0.27)x100 = 1.24

WINTER FOOD: (e x 0.3) x 100 =		0.046(0.30)x100 = 1.38

Grassland

REPRO: (f x 1.0) x 100  = 			0.618(1.00)x100 = 61.80

WINTER COVER: (f x NA) x 100 = 		NA		       0.00

WINTER FOOD: (f x 0.3) x 100 =		0.618(0.30)x100 = 18.54

Emergent Wetland

REPRO: (g x NA) x 100 = 			NA		       0.00

WINTER COVER: (g x LRSI) x 100 = 		0.336(0.60)x100 = 20.16

WINTER FOOD: (g x NA) x 100 = 		NA		       0.00

REPRO		WINTER COVER		WINTER FOOD

Riparian S/S				     3.22			  1.24				  1.38

Grassland				   61.80			  0.00				18.54

Em. Wetland				     0.00			20.16				  0.00

Total:					   65.02			21.40				19.92

EOA SI:				     0.83			  0.74				  0.39

(Note: the EOA SIs are based on the SI graphs for the LRs)

HSI = min of LR EOAs

Pre (TY0) HSI = 0.235

Post (TY5) HSI = 0.390

HUs = HSI x Acres of suitable habitat (224.68)

Pre (TY0) HUs = 72.67

Post (TY5) HUs = 87.63

Simonis Property  - California Quail

FOOD1 (Agland)				Pre (TY0)	Post (TY5)	Comment

V1 – Distance to escape cover			SI = 0		NA		No Agland present

V2 – Distance to roost cover			SI = 0		NA		No Agland present

LRSI = Min of V1 or V2			LRSI = 0	NA

FOOD2 (Riparian S/S)				Pre (TY0)	Post (TY5)	Comment

V3 – Distance to escape cover			SI = 1.0		SI = 1.0		Distance = 0 meters

V2 – Distance to roost cover			SI = 1.0		SI = 1.0		Distance = 0 meters

V1 - % cover of herbs				SI = 0.28	SI = 0.3		Assumed to be similar to Wallender RSS (~95% cover)

LRSI = (V1 x 0.75) x min of V2 or V3		LRSI = 0.21	LRSI = 0.225

FOOD2 (Grassland)				Pre (TY0)	Post (TY5)	Comment

V3 – Distance to escape cover			NA		SI =0.0		Distance = Same as agland in TY0 (393 m)

V2 – Distance to roost cover			NA		SI = 0.0		Distance = Same as agland in TY0 (393 m)

V1 - % cover of herbs				NA		SI = 0.38	Cover will be ~90%

LRSI = (V1 x 0.75) x min of V2 or V3		NA		LRSI = 0.00

ESCAPE (Riparian S/S)					Pre (TY0)	Post (TY5)	Comment

V5 – Distance to roost cover				SI = 1.0		SI = 1.0		riparian scrub-shrub is roost cover; Distance = 0 meters

V1 - % cover of herbs					SI = 1.0		SI = 1.0		will be >50%

V3 - % shrub cover (live & dead)			SI = 0.5		SI = 1.0		will be >20%

V2 – ave. ht. of herbs					SI = 0.5		SI = 1.0		will be >61 cm

V4 – ave. ht of shrubs					SI = 0.5		SI = 1.0		will be >1 m

LRSI = V5 x max of (V1 x V2)1/2 or (V3 x V4)1/2	LRSI = 0.71	LRSI = 1.0

ESCAPE (Grassland)					Pre (TY0)	Post (TY5)	Comment

V5 – Dist to roost cover					NA		SI = 0.0		distance from Grassland to Rip. S/S  = 393 m

V1 - % cover of herbs					NA		SI = 1.0		will be ~95%

V3 - % shrub cover (live & dead)			NA		SI = 0.0		will be 0%

V2 – ave. ht. of herbs					NA		SI = 0.6		will be ~ 50 cm

V4 – ave. ht of shrubs					NA		SI = 0.0		no shrubs

LRSI = V5 x max of (V1 x V2)1/2 or (V3 x V4)1/2	NA		LRSI = 0.0

WINTER ROOST (Riparian S/S)			Pre (TY0)	Post (TY5)	Comment

V3 – Dist to escape cover				SI = 1.0		SI = 1.0		Riparian S/S provides winter roost; distance is 0 meters

V1 - % shrub cover					SI = 0.5		SI = 1.0		will be >20%

V2 – ave. shrub ht. (live & dead)			SI = 0.5		SI = 1.0		will be >1.5 m

LRSI = (V1 x V2)½ x V3				LRSI = 0.5	LRSI = 1.0

Relative Habitat Area calculations

Riparian Scrub-Shrub:  a acres = 10.43

Grassland: b acres = 138.77

Emergent Wetland: c acres = 75.48

Open Water: d acres = 83.64

Other (Residential): e acres = 4.93

Total project area: 375.49 acres

Suitable Habitat area:  x acres  (Riparian Scrub-Shrub + Grassland) = 149020

Relative area of Riparian Scrub-Shrub:  a divided by x = e	  10.43/149.20 = 0.07

Relative area of Grassland:  b divided by x = f		138.77/149.20 = 0.93

Equivalent Optimum Area calculations  (relative area x LRSI) x 100

Riparian Scrub-Shrub

FOOD2: (e x LRSI) x 100 = 		0.07(0.225)x100 = 1.58

ESCAPE COVER: (e x 1.0) x 100 = 	0.07(1.00)x100 =  7.00

WINTER ROOST: (e x 1.0) x 100 = 	0.07(1.00)x100 =  7.00

Grassland

FOOD2: (f x LRSI) x 100  = 			0.93(0.00)x100 = 0.00

ESCAPE COVER: (f x LRSI) x 100 = 		0.93(0.00)x100 = 0.00

WINTER ROOST: (f x NA) x 100 = 		NA		   0.00

FOOD		ESCAPE COVER		WINTER ROOST

Riparian S/S				   1.58			7.00				7.00

Grassland				   0.00			0.00				0.00

Total:					   1.58			7.00				7.00

EOA SI:				   0.03			0.20				0.85

(Note: the EOA SIs are based on the SI graphs for the LRs)

HSI = min of LR EOAs

Pre (TY0) HSI = 0.014

Post (TY5) HSI = 0.03

HUs = HSI x Acres of suitable habitat (149.20)

Pre (TY0) HUs = 4.03

Post (TY5) HUs = 4.476

Simonis Property  - Yellow Warbler

Riparian Scrub-Shrub

Pre (TY0)	Post (TY5)	Comment

V1 - % shrub cover (live)		SI = 0.42	SI = 0.8		used Becker baseline as a guide; ~50% cover

V2 - ave. ht. of shrubs			SI = 0.5		SI = 0.6		used Becker as a guide; >1.5 m

V3 - % hydrophytic shrubs		SI = 0.5		SI = 0.8		used Becker as a guide; 80% cover

HSI = (V1 x V2 x V3) ½

Pre (TY0) HSI = 0.46

Post (TY5) HSI = 0.62

HUs = HSI x Acres of suitable habitat (10.43)

Pre (TY0) HUs = 3.597

Post (TY5) HUs = 6.467

Suitable Habitat Area:  x  acres  (Riparian Scrub-Shrub) = 10.43

Note: The Pre (TY0) Suitability Indices above are the average of two sets of transect data.  An HSI calculation using this approach would equal 0.32.  However, this was not how the Pre (TY0) HSI was calculated for the baseline HEP.  Instead, an HSI was calculated for each transect and then the two HSIs were averaged (0.46).

Simonis Property – Canada Goose

Pre (TY0)	Post (TY5)	Comment

V1 – Nesting Habitat 		SI = 0.5		SI = 0.6		No islands existed in TY0

TY5 Nesting Habitat Description:  Stable islands will be now be present; islands will have a relatively low shoreline/area ratio; ground cover will be at least 8 inches tall; Great Basin Rye and other herbaceous material will exist.

Pre (TY0)	Post (TY5)	Comment

V3 – Foraging Habitat		SI = 0.3		SI = 0.9		in TY0, open water was >50 m away

TY5 Foraging Habitat Description: Suitable foraging areas will exist within 1 mile of nesting habitat; forage cover will be less than 4 inches tall and greater than 1 acre in size; there will be less than 10 acres of foraging habitat per stream mile; foraging areas will occur within 25 meters of open water.

HSI = V1 + V3

2

Pre (TY0) HSI  = 0.4

Post (TY5) HSI = 0.75

HUs = HSI x Acres of suitable habitat (179.32)

Pre (TY0) HUs = 15.94

Post (TY5) HUs = 134.49

Suitable Habitat Area:  x  acres  (grassland & emergent wetland within 100 m of open water) = 179.32

Conley Lake Property - Ring-necked Pheasant

REPRO (Grassland)			Pre (TY0)	Post (TY5)	Comment

V3 – plowing/mowing frequency	SI = 0.3		SI = 1.0		Grassland substituted for Agland; pheasants that used Agland will use											grassland

LRSI = V3				LRSI = 1.0	LRSI = 1.0

WINTER COVER (Em. Wet)		Pre (TY0)	Post (TY5)	Comment

V1 - % cover of persist. veg.		SI = 0.385	SI = 0.385

V2 - dist to winter food (agland)		SI = 1.0		SI = 1.0

LRSI = V1 x V2			LRSI = 0.385	LRSI = 0.385

WINTER FOOD (Grassland)		Pre (TY0)	Post (TY5)	Comment

V1  - Food Type			SI = 1.0		SI = 0.9		Adjacent agland continues to provide winter food within 200 m of grassland

LRSI = V1				LRSI = 1.0	LRSI = 0.9

Relative Habitat Area calculations

Grassland:  a acres = 61.99

Emergent Wetland:  b acre = 99.08s

Total project area: 161.07 acres

Suitable Habitat Area: x acres (Grassland + Emergent Wetland) = 161.07

NOTE:  Major assumption change is that Grassland is suitable habitat – affects Repro and Winter Food life requisites

Relative area of Grassland:  a divided by 161.07 = c		61.99/161.07 = 0.385

Relative area of Emergent Wetland:  b divided by 161.07 = d	99.08/161.07 = 0.615

Equivalent Optimum Area calculations  (relative area x LRSI) x 100

Grassland

REPRO: (c x 1.0) x 100  = 		0.385(1.00)x100 = 38.50

WINTER COVER: (c x NA) x 100 = 	NA		       0.00

WINTER FOOD: (c x 0.3) x 100 = 	0.385(0.90)x100 = 34.65

Emergent Wetland

REPRO: (d x NA) x 100 = 			NA		        0.00

WINTER COVER: (d x 0.385) x 100 = 		0.615(0.385)x100 = 23.68

WINTER FOOD: (d x NA) x 100 = 		NA		        0.00

REPRO		WINTER COVER		WINTER FOOD

Grassland				38.50			  0.00				34.65

Em. Wetland				  0.00			23.68				  0.00

Total:					38.50			23.68				34.65

EOA SI:				  0.49			  0.79				  0.67

(Note: the EOA SIs are based on the SI graphs for the LRs)

HSI = min of LR EOAs

Pre (TY0) HSI = 0.11

Post (TY5) HSI = 0.49

HUs = HSI x Acres of suitable habitat (161.07)

Pre (TY0) HUs = 17.70

Post (TY5) HUs = 78.92

Conley Lake - California Quail

FOOD1 (Agland)				Pre (TY0)	Post (TY5)	Comment

V1 – Distance to escape cover			SI = 0.0		NA		No Agland present

V2 – Distance to roost cover			SI = 0.0		NA		No Agland present

LRSI = Min of V1 or V2			LRSI = 0.0	NA

FOOD2 (Grassland) 				Pre (TY0)	Post (TY5)	Comment

V3 – Distance to escape cover			NA		SI = 0.0		Same as agland to escape cover TY0

V2 – Distance to roost cover			NA		SI = 0.0		Same as agland to roost cover TY0

V1 – % cover of herbs				NA		SI = 0.38	cover will be ~90%?

LRSI = (V1 x 0.75) x min of V2 or V3 		NA		LRSI = 0.0

ESCAPE (Grassland)				Pre (TY0)	Post (TY5)	Comment

V5 – Dist to roost cover				NA 		SI = 0.0		distance from Grassland to Riparian S/S (same as agland TY0)

V1 - % cover of herbs				NA 	 	SI = 1.0		will be ~95%

V3 - % shrub cover (live & dead)		NA		SI = 0.0		will be 0%

V2 – ave. ht. of herbs				NA		SI = 0.6		will be ~50 cm

V4 – ave. ht of shrubs				NA		SI = 0.0		No shrubs

LRSI = V5 x max of (V1 x V2)1/2 or (V3 x V4)1/2	NA 		LRSI = 0.0

WINTER ROOST 				Pre (TY0)	Post (TY5)	Comment

NA 		NA		no suitable cover types present

Relative Habitat Area calculations

Grassland:  a acres = 61.99

Emergent Wetland:  b acres = 99.08

Total project area: 161.07 acres

Suitable Habitat area: x acres  (Grassland) = 61.99

Relative area of Grassland:  a divided by x = c	61.99/61.99 = 1.0

Equivalent Optimum Area calculations  (relative area x LRSI) x 100

Grassland

FOOD2: (c x LRSI) x 100 =			1.0(0.00)x100 = 0.00

ESCAPE COVER: (c x LRSI) x 100 =		1.0(0.00)x100 = 0.00

WINTER ROOST: (c x NA) x 100 = 0		NA	             0.00

FOOD		ESCAPE COVER		WINTER ROOST

Grassland				0.00			0.00				0.00

Total:					0.00			0.00				0.00

EOA SI:				0.00			0.00				0.00

(Note: the EOA SIs are based on the SI graphs for the LRs.)

HSI = min of LR EOAs

Pre (TY0) HSI = 0.0

Post (TY5) HSI = 0.0

HUs = HSI x Acres of suitable habitat (61.99)

Pre (TY0) HUs = 0

Post (TY5) HUs = 0

Conley Lake  - Canada Goose

Pre (TY0)	Post (TY5)	Comment

V1 – Nesting Habitat 	SI = 0.3		SI = 0.3		No stable islands existed in TY0, but nesting takes place. TY5, no change from baseline

Pre (TY0)	Post (TY5)	Comment

V3 – Foraging Habitat	SI = 1.0		SI = 1.0		ideal foraging conditions in TY0. TY5, no change from baseline.

HSI = V1 + V3

2

Pre (TY0) HSI  = 0.65

Post (TY5) HSI = 0.65

HUs = HSI x Acres of suitable habitat (14.95)

Pre (TY0) HUs = 9.72

Post (TY5) HUs = 9.72

Suitable Habitat Area:  x   acres (grassland & emergent wetland within 100 m of open water)

Becker Property  - Ring-necked Pheasant

REPRO (Rip S/S)				Pre (TY0)	Post (TY5)	Comment

V1 – % herb cover				SI = 0.63	SI = 0.63	Assumed to be the same as baseline

V2 – ave. ht of herbs				SI = 0.41	SI = 0.41	Assumed to be the same as baseline

LRSI = (V1 x V2) 1/2				LRSI = 0.51	LRSI =0.51

REPRO (Agland)				Pre (TY0)	Post (TY5)	Comment

V3 – plowing/mowing frequency		NA		NA		Agland was used in baseline but it was not present; not present at TY5

REPRO (Grassland)				Pre (TY0)	Post (TY5)	Comment

V3 – plowing/mowing frequency		SI =0.20	SI = 1.0	TY0, grazing substituted for mowing on pastureland- no grazing TY5

LRSI = V3					LRSI = 0.20	LRSI = 1.0

WINTER COVER (Rip S/S)			Pre (TY0)	Post (TY5)	Comment

V1 - % cover of persist. veg.			SI = 0.71	SI = 0.71	~24%

V2 - dist to winter food (agland)			SI = 0.96	SI = 0.96	~234 m

LRSI = V1 x V2				LRSI = 0.68	LRSI = 0.68

WINTER COVER (Em. Wet.) 			Pre (TY0)	Post (TY5)	Comment

V1 - % cover of persist. veg.			SI = 0.015	SI = 1.0	~50%

V2 - dist to winter food (agland)			SI = 1.0		SI = 1.0	~59 m

LRSI = V1 x V2				LRSI = 0.015	LRSI = 1.0

WINTER FOOD (Rip S/S)			Pre (TY0)	Post (TY5)	Comment

V1 – Food Type 				SI = 0.3		SI = 0.3

LRSI = V1					LRSI = 0.3	LRSI = 0.3

WINTER FOOD (Grassland)			Pre (TY0)	Post (TY5)	Comment

V1 – Food Type 				SI = 0.3		SI = 0.3		Grassland assumed to be suitable habitat

LRSI = V1					LRSI = 0.3	LRSI = 0.3

Relative Habitat Area calculations

Emergent Wetland:  a acres = 39.416

Riparian Scrub-Shrub:  b acres = 18.53

Grassland:  c acres = 16.6

Total project area: 74.5 acres

Suitable Habitat area:  x acres  (Emergent Wetland + Riparian Scrub-Shrub + Grassland) = 74.5

NOTE:  Major assumption change is that Grassland is suitable habitat – affects Repro and Winter Food life requisites

Relative area of Emergent Wetland:  a divided by x  = d		39.416/74.5 = 0.529

Relative area of Riparian Scrub-Shrub:  b divided by x = e	18.53/74.5 = 0.249

Relative area of Grassland:  c divided by x = f			16.60/74.5 = 0.223

Equivalent Optimum Area calculations  (relative area x LRSI) x 100

Emergent Wetland

REPRO: (d x NA) x 100 = 			NA                      0.00

WINTER COVER: (d x LRSI) x 100  = 		0.529(1.0)x100 = 52.9

WINTER FOOD: (d x NA) x 100 =  		NA		   0.00

Riparian Scrub-Shrub

REPRO: (e x LRSI) x 100 = 			0.249(0.51)x100 = 12.70

WINTER COVER: (e x LRSI) x 100 = 		0.249(0.68)x100 = 16.93

WINTER FOOD: (e x 0.3) x 100 = 		0.249(0.30)x100 =   7.47

Grassland

REPRO: (f x 1.0) x 100 = 			0.223(1.00)x100 = 22.3

WINTER COVER: (f x NA) x 100 = 		NA		     0.00

WINTER FOOD: (f x 0.3) x 100 = 		0.223(0.30)x100 = 6.69

REPRO		WINTER COVER		WINTER FOOD

Em. Wetland				  0.00			52.90				 0.00

Riparian S/S				12.70			16.93				 7.47

Grassland				22.30			  0.00				 6.69

Total:					35.00			69.83				14.16

EOA SI:				  0.43			  1.00				  0.28

(Note: the EOA SIs are based on the SI graphs for the LRs)

HSI = min of LR EOAs

Pre (TY0) HSI = 0.27

Post (TY5) HSI = 0.28

HUs = HSI x Acres of suitable habitat (74.5)

Pre (TY0) HUs = 20.12

Post (TY5) HUs = 20.86

Becker Property  - California Quail

FOOD1 (Agland)	 			Pre (TY0)	Post (TY5)	Comment

NA		NA		Agland not present in TY0 or TY5

FOOD2 (Rip S/S)				Pre (TY0)	Post (TY5)	Comment

V3 – Distance to escape cover			SI = 1.0		SI = 1.0		Assumed same as baseline

V2 – Distance to roost cover			SI = 1.0		SI = 1.0		Assumed same as baseline

V1 - % cover of herbs				SI = 0.76	SI = 1.0		~ 32.5%

LRSI = (V1 x 0.75) x min of V2 or V3	LRSI = 0.57	LRSI = 0.75

FOOD2 (Grassland)				Pre (TY0)	Post (TY5)	Comment

V3 – Distance to escape cover			SI = 0		SI = 0.0		~ 168 m

V2 – Distance to roost cover			SI = 1.0		SI = 1.0		~ 168 m

V1 - % cover of herbs				SI = 0.96	SI = 0.96	~ 76 %

LRSI = (V1 x 0.75) x min of V2 or V3		LRSI = 0	LRSI = 0.0

ESCAPE COVER (Rip S/S)			Pre (TY0)	Post (TY5)	Comment

V5 – Distance to roost cover			SI = 1.0		SI = 1.0

V1 - % cover of herbs				SI = 0.63	SI = 0.64	~ 32.5%

V3 - % shrub cover (live & dead)		SI = 1.0		SI = 1.0		~ 55 %

V2 – ave. ht. of herbs				SI = 0.34	SI = 0.34	Assumed same as baseline

V4 – ave. ht of shrubs				SI = 1.0		SI = 1.0		Assumed same as baseline

LRSI = V5 x max of (V1 x V2)1/2 or (V3 x V4)1/2	LRSI = 1.0	LRSI = 1.0

ESCAPE COVER (Grassland)				Pre (TY0)	Post (TY5)	Comment

V5 – Dist to roost cover					SI = 1.0		SI = 1.0		Assumed same as baseline

V1 - % cover of herbs					SI = 1.0		SI = 1.0		Assumed same as baseline

V3 - % shrub cover (live & dead)			SI = 0		SI = 0.0		no shrubs

V2 – ave. ht. of herbs					SI = 0		SI = 0.68	~ 50 cm

V4 – ave. ht of shrubs					SI = 0		SI = 0.0		no shrubs

LRSI = V5 x max of (V1 x V2)1/2 or (V3 x V4)1/2	LSRI = 0	LRSI = 0.82

WINTER ROOST (Rip S/S)				Pre (TY0)	Post (TY5)	Comment

V3 – dist to escape cover				SI = 1.0		SI = 1.0

V1 - % shrub cover					SI = 1.0		SI = 1.0		~ 55 %

V2 – ave. shrub ht. (live & dead)			SI = 1.0		SI = 1.0		Assumed same as baseline

LRSI = (V1 x V2)½ x V3				LRSI = 1.0	LRSI = 1.0

Relative Habitat Area calculations

Emergent Wetland:  a acres = 39.416

Riparian Scrub-Shrub:  b acres = 18.53

Grassland:  c acres = 16.60

Total project area: 74.5 acres

Suitable Habitat area: x acres (Riparian Scrub-Shrub + Grassland) = 35.13

Relative area of Riparian Scrub-Shrub:  b divided by x = d	18.53/35.13 = 0.527

Relative area of Grassland:  c divided by x = e		16.60/35.13 = 0.473

Equivalent Optimum Area calculations  (relative area x LRSI) x 100

Riparian Scrub-Shrub

FOOD2: (d x LRSI) x 100 = 			0.527(0.75)x100 = 39.53

ESCAPE COVER: (d x LRSI) x 100 = 		0.527(1.00)x100 = 52.70

WINTER ROOST: (d x LRSI) x 100 = 		0.527(1.00)x100 = 52.70

Grassland

FOOD2: (e x LRSI) x 100 = 			0.473(0.00)x100 =   0.00

ESCAPE COVER: (e x LRSI) x 100 = 		0.473(0.82)x100 = 38.79

WINTER ROOST: (e x NA) x 100 = 		NA		       0.00

FOOD		ESCAPE COVER		WINTER ROOST

Riparian S/S			39.53			52.70				52.70

Grassland			  0.00			38.79				  0.00

Total:				39.53			91.49				52.70

EOA SI:			  0.99			  1.00				  1.00

HSI = min of LR EOAs

Pre (TY0) HSI = 0.75

Post (TY5) HSI = 0.99

HUs = HSI x Acres of suitable habitat (35.13)

Pre (TY0) HUs = 26.35

Post (TY5) HUs = 34.78

Note: the EOA SIs are based on the SI graphs for the LRs

Becker Property  - Yellow Warbler

RSS1 					Pre (TY0)	Post (TY5)	Comment

V1 - % shrub cover (live)		SI = 0.69	SI = 0.69	Assume no change from baseline

V2 - ave. ht. of shrubs			SI = 1.0		SI = 1.00	Assume no change from baseline

V3 - % hydrophytic shrubs		SI = 1.0		SI = 1.00	Assume no change from baseline

HSI = (V1 x V2 x V3) 1/2

Pre (TY0) HSI = 0.81

Post (TY5) HSI = 0.81

HUs = HSI x Acres of suitable habitat (18.53)

Pre (TY0) HUs = 15.0

Post (TY5) HUs = 15.0

Suitable Habitat Area:  x  acres (Riparian Scrub-Shrub) = 18.53

Note: The Pre (TY0) Suitability Indices above are the average of two sets of transect data.  An HSI calculation using this approach would equal 0.83.  However, this was not how the Pre(TY0) HSI was calculated for the baseline HEP.  Instead, an HSI was calculated for each transect and then the two HSIs were averaged (0.81).

Becker Property – Canada Goose

Pre (TY0)	Post (TY5)	Comment

V1 – Nesting Habitat 	SI = 0.1		SI = 0.10	No stable islands present. Little nesting takes place in TY0. Assume no change from								baseline in TY5.

________		Pre (TY0)	Post (TY5)	Comment

V3 – Foraging Habitat	SI = 0.5		SI = 0.50	<50 m to open water during seasonal flooding in TY0. Assume no change from baseline in TY5.

HSI = V1 + V3

2

Pre (TY0) HSI  = 0.3

Post (TY5) HSI = 0.3

HUs = HSI x Acres of suitable habitat (10.867)

Pre (TY0) HUs = 3.26

Post (TY5) HUs = 3.26

Suitable Habitat Area:  x   acres (grassland and emergent wetland within 100 m of open water)

### APPENDIX B: HSI MODELS FOR SELECTED TARGET SPECIES FOR THE LADD MARSH WILDLIFE AREA ADDITIONS HEP AND FUTURE HEP PROJECTION ANALYSES

Canada Goose Model

From

Wildlife Impact Assessment

John Day Project, Oregon and Washington (see Page 36)

Rasmussen and Wright 1991

This model is a modification of the Canada goose model developed by Dave Lockman et al. for the evaluation of Canada goose nesting and brooding habitat on the Snake River at Palisades Reservoir.  This modification was developed by Patrick Wright, Larry Rasmussen, and Jim Bottorff of the Portland Field Station, Fish and Wildlife Service and The Dalles, John Day, and McNary wildlife loss assessment HEP team members for use in describing the quality of nesting and brooding habitats in the vicinity of these projects.

Nesting Habitat

Islands (V1)										SI Value

Stable islands present; islands have relative high shoreline/area ratio; 				0.8-1.0

cover indicative of stability; ground cover on portions of island 4”- 8” high.

Stable islands present; relatively low shoreline/area ratio; cover on island <4” or >8”.		0.5-0.7

No stable islands, or islands with limited or no cover.						0.0-0.4

Brood Rearing Habitat

Late April – July

Foraging Area (V3)									SI Value

Distance from nesting areas to foraging zones < 1 mile (preferable within site			0.7-1.0

of the nesting area); forage <4” tall and > one acre in size; foraging zones total

>10 acres per mile of river; access to foraging zone within 25 meters of open

water and not precluded by physical obstruction or dense vegetation (predator cover).

Distance from nesting areas to foraging zones >1 and <2 miles; forage <4” tall and		0.4 – 0.6

> one acre in size, foraging zones total 5 to 10 acres per mile of river; >25 meters

but <50 meters from open water (escape cover).

As above except foraging zone >2 miles from nesting areas and >50 meters from

open water (escape cover).

0.0-0.3

Model Equation

HSI  =	V1 + V3

2

### APPENDIX C: PARTIAL LIST OF LADD MARSH WILDLIFE AREA NATIVE PLANTS

Grasses, Grass-like, and Forbs

Basin Wildrye, Giant Wildrye				Elymus cinereus

Bluebunch Wheatgrass					Agropyron spicatum

Common Camas					Camassia quamash

Three Square Bulrush					Scirpus americanus

Hardstem Bulrush					Scirpus acutus

Lemmon’s Alkali-grass					Puccinellia lemmonii

Tufted Hairgrass					Deschampsia cespitosa

Columbia Sedge					Carex aperta

Awned Sedge						Carex atherodes

Inland Sedge						Carex interior

Nebraska Sedge						Carex nebrascensis

Dry Sedge						Carex siccata

Sawbeak Sedge						Carex stipata

Common Spikerush					Eleocharis palustris

Common Horsetail					Equisetum arvense

Smooth Scouring-rush					Equisetum laevigatum

Arrow-grass						Triglochin maritimum

Missouri Iris						Iris missouriensis

Trees and Shrubs

Thinleaf Alder, Mountain Alder				Alnus incana

White Alder						Alnus rhombifolia

Red-osier Dogwood					Cornus stolonifera

Peachleaf Willow					Salix amydaloides

Coyote Willow, Sandbar Willow			Salix exigua

Arroyo Willow						Salix lasiolepis

Rigid Willow						Salix rigida

Black Cottonwood					Populus trichocarpa

Nootka Rose						Rosa nutkana

Wood’s Rose						Rosa woodsii

Black Hawthorne, Douglas Hawthorne			Crataegus douglasii

Blue Elderberry						Sambucus cerulea

Common Chokecherry					Prunus virginiana

Common Snowberry					Symphoricarpos albus

American Plum						Prunus americana

Gray Rabbitbrush					Chrysothamnus nauseosus

Greasewood						Sarcobatus vermiculatus

Golden Currant						Ribes aureum

### APPENDIX D: UNION COUNTY NOXIOUS WEEDS

| Common Name | Scientific Name | Common Name | Scientific Name |
| --- | --- | --- | --- |
| Scotch broom | Cytisus scoparius | jointed goatgrass | Aegilops cylindrica |
| musk thistle | Carduus nutans | diffuse knapweed | Centaurea diffusa |
| tansy ragwort | Senecio jacobaea | cereal rye | Secale cereale |
| velvetleaf | Abutilon theophrasti | Scotch thistle | Onopordum acanthium |
| meadow knapweed | Centaurea pratensis | quackgrass | Agropyron repens |
| spotted knapweed | Centaurea maculosa | kochia | Kochia scoparia |
| leafy spurge | Euphorbia esula | wild oat | Avena fatua |
| Dyer’s woad | Isatis tinctoria | horsetail rush | Equisetum arvense |
| Russian knapweed | Cantaurea repens | poison hemlock | Conium maculatum |
| hoary cress (white top) | Cardaria draba | western waterhemlock | Cicuta douglasii |
| buffalo burr | Solanum rostratum | morning glory | Convolvulus sepium |
| Canada thistle | Cirsium arvense | Russian thistle | Salsola tenuifolia |
| catchweed bedstraw | Galium aparline |  |  |
| yellow starthistle | Centaurea soltitalis |  |  |
| Dalmatian toadflax | Linaria dalmatica | common bugloss* | Anchusa officianalis |
| puncture vine | Tribulus terrestris | sulfur sinquefoil* | Potetilla recta |

Source: Union County Weed Control          * Will be added to the list when revised in January 2002

### APPENDIX E:  WILDLIFE SPECIES PRESENT* IN THE LADD MARSH WILDLIFE AREA ADDITIONS MITIGATION PROJECT AREA

###### Mammals

| Common Name | Scientific Name | Common Name | Scientific Name |
| --- | --- | --- | --- |
| Rocky Mountain elk | Cervus elaphus | Ermine | Mustela erminea |
| Mule deer | Odocoileus hemionus | Mink | Mustela vison |
| Whitetail deer | Odocoileus virginianus | Townsend’s big-eared bat | Plecotus townsendii |
| Black bear | Ursus americanus | Pallid bat | Antrozous pallidus |
| Bobcat | Lynx rufus | Western pipistrelle | Pipistrellus hesperus |
| Raccoon | Procyon lotor | Long-eared myotis | Myotis evotis |
| Beaver | Castor canadensis | Long-legged myotis | Myotis volans |
| Muskrat | Ondatra zibethicus | California myotis | Myotis californicus |
| River otter | Lutra canadensis | Small-footed myotis | Myotis ciliolabrum |
| Coyote | Canis latrans | Yuma myotis | Myotis yumanensis |
| Badger | Taxidea taxus | Little brown bat | Myotis lucifugus |
| Red fox | Vulpes vulpes | Least chipmunk | Tamias minimus |
| Yellow-bellied marmot | Marmota flaviventris | Fox squirrel | Sciurus niger |
| Porcupine | Erithizon dorsatum | Columbian ground squirrel | Spermophilus columbianus |
| Striped skunk | Mephitis mephitis | Bushy-tailed woodrat | Neotoma cinerea |
| Belding’s ground squirrel | Spermophilus beldingi | Deer mouse | Peromyscus maniculatus |
| Western red squirrel | Tamiasciurus hudsonicus | House mouse | Mus musculus |
| Cottontail rabbit | Sylvilagus nuttallii | Long-tailed vole | Microtus longicaudus |
| Blacktailed jackrabbit | Lepus californicus | Montane vole | Microtus montanus |
| Longtailed weasel | Mustela frenata | Northern pocket gopher | Thomomys talpoides |

###### Reptiles and Amphibians

| Common Name | Scientific Name | Common Name | Scientific Name |
| --- | --- | --- | --- |
| Painted turtle | Chrysemys picta | Gopher snake | Pituophis melanoleucus |
| Western fence lizard | Sceloporus occidentalis | Common garter snake | Thamnophis sirtalis |
| Western skink | Eumeces skiltonianus | Western terrestrial garter snake | Thamnophis elegans |
| Racer | Coluber constrictor | Pacific chorus frog | Pseudacris regilla |
| Western rattlesnake | Crotalus viridis | Bullfrog | Rana catesbeiana |
|  |  | Spotted frog | Rana pretiosa |

###### Birds

| Common Name | Scientific Name | Common Name | Scientific Name |
| --- | --- | --- | --- |
| Horned grebe | Podiceps auritus | Ring-necked pheasant | Phasianus colchicus |
| Eared grebe | Podiceps nigricollis | Chukar | Alectoris chukar |
| Western grebe | Aechmophorus occidentalis | Hungarian partridge | Perdix perdix |
| Pied-billed grebe | Podilymbus podiceps | Sandhill crane | Grus canadensis |
| White pelican | Pelecanus erythrorhynchos | Virginia rail | Rallus limicola |
| Great blue heron | Ardea herodias | Sora | Porzana carolina |
| Trumpeter swan | Cygnus buccinator | American coot | Fulica americana |
| Tundra swan | Cygnus columbianus | American avocet | Recurvirostra americana |
| Canada goose | Branta canadensis | Killdeer | Charadrius vociferus |
| Snow goose | Chen caerulescens | Common snipe | Gallinago gallinago |
| Ross’ goose | Chen rossii | Long-billed curlew | Numenius americanus |
| White-fronted goose | Anser albifrons | Greater yellowlegs | Tringa melanoleuca |
| Mallard | Anas platyrhynchos | Lesser yellowlegs | Tringa flavipes |
| Gadwall | Anas strepera | Spotted sandpiper | Actitis macularia |
| American pintail | Anas acuta | Wilson’s phalarope | Phalaropus tricolor |
| Green-winged teal | Anas crecca | Red-necked phalarope | Phalaropus lobatus |
| Blue-winged teal | Anas discors | Long-billed dowitcher | Limnodromus scolopaceus |
| Cinnamon teal | Anas cyanoptera | California gull | Larus californicus |
| Northern shoveler | Anas clypeata | Ring-billed gull | Larus delawarensis |
| American wigeon | Anas americana | Bonaparte’s gull | Larus philadelphia |
| Wood duck | Aix sponsa | Black tern | Chlidonias niger |
| Redhead | Aythya americana | Rock dove | Columba livia |
| Canvasback | Ayhtya valisineria | Mourning dove | Zenaida macroura |
| Ring-necked duck | Aythya collaris | Barn owl | Tyto alba |
| Lesser scaup | Aythya affinis | Great horned owl | Bubo virginianus |
| Common goldeneye | Bucephala clangula | Western screech owl | Otus kennicottii |
| Barrow’s goldeneye | Bucephala islandica | Snowy owl | Nyctea scandiaca |
| Bufflehead | Bucephala albeola | Northern pygmy owl | Glaucidium gnoma |
| Ruddy duck | Oxyura jamaicensis | Burrowing owl | Athene cunicularia |
| Hooded merganser | Lophodytes cucullatus | Long-eared owl | Asio otus |
| Common merganser | Mergus merganser | Short-eared owl | Asio flammeus |
| Turkey vulture | Cathartes aura | Saw-whet owl | Aegolius acadicus |
| Northern goshawk | Accipiter gentilis | Common nighthawk | Chordeiles minor |
| Sharp-shinned hawk | Accipiter striatus | Vaux’s swift | Chaetura vauxi |
| Cooper’s hawk | Accipiter cooperii | Black-chinned hummingbird | Archilochus alexandri |
| Red-tailed hawk | Buteo jamaicensis | Broad-tailed hummingbird | Selasphorus platycercus |
| Swainson’s hawk | Buteo swainsoni | Rufous hummingbird | Selasphorus rufus |
| Rough-legged hawk | Buteo lagopus | Calliope hummingbird | Stellula calliope |
| Golden eagle | Aquila chrysaetos | Belted kingfisher | Ceryle alcyon |
| Bald eagle | Haliaeetus leucocephalus | Northern flicker | Colaptes auratus |
| Northern harrier | Circus cyaneus | Lewis’ woodpecker | Melanerpes lewis |
| Osprey | Pandion haliaetus | Hairy woodpecker | Picoides villosus |
| Prairie falcon | Falco mexicanus | Downy woodpecker | Picoides pubescens |
| Peregrine falcon | Falco peregrinus | Eastern kingbird | Tyrannus tyrannus |
| Merlin | Falco columbarius | Western kingbird | Tyrannus verticalis |
| American kestrel | Falco sparvarius | Say’s phoebe | Sayornis saya |
| Blue grouse | Dengragopus obscurus | Willow flycatcher | Empidonax traillii |
| Ruffed grouse | Bonasa umbellus | Dusky flycatcher | Empidonax oberholseri |
| California quail | Callipepla californica | Western wood pewee | Contopus sordidulus |
| Violet-green swallow | Tachycineta thalassina | Horned lark | Eremophila alpestris |
| Tree swallow | Tachycineta bicolor | Warbling vireo | Vireo gilvus |
| Bank Swallow | Riparia riparia | Orange-crowned warbler | Vermivora celata |
| Rough-winged swallow | Stelgidopteryx serripennis | Nashville warbler | Vermivora ruficapilla |
| Barn swallow | Hirundo rustica | Yellow warbler | Dedroica petechia |
| Cliff swallow | Hirundo pyrrhonota | Yellow-rumped warbler | Dendroica coronata |
| Gray jay | Perisoreus canadensis | Common yellowthroat | Geothlypis trichas |
| Steller’s jay | Cyanocitta stelleri | Yellow-breasted chat | Icteria virens |
| Black-billed magpie | Pica pica | Wilson’s warbler | Wilsonia pusilla |
| Common raven | Corvus corax | Bobolink | Dolichonyx oryzivorus |
| Common crow | Corvus brachyrhynchos | Western meadowlark | Sturnella neglecta |
| Black-capped chickadee | Parus atricapillus | Yellow-headed blackbird | Xanthocephalus xanthocephalus |
| Mountain chickadee | Parus gambeli | Red-winged blackbird | Agelaius phoeniceus |
| White-breasted nuthatch | Sitta carolinensis | Bullock’s oriole | Icterus bullockii |
| Red-breasted nuthatch | Sitta canadensis | Brewer’s blackbird | Euphagus cyanocephalus |
| Brown creeper | Certhia americana | Brown-headed cowbird | Molothrus ater |
| House wren | Troglodytes aedon | Black-headed grosbeak | Pheucticus melanocephalus |
| Winter wren | Troglodytes troglodytes | Lazuli bunting | Passerina amoena |
| Bewick’s wren | Thryomanes bewickii | Evening grosbeak | Coccothraustes vespertinus |
| Marsh wren | Cistohorus palustris | Cassin’s finch | Carpodacus cassinii |
| Gray catbird | Dumetella carolinensis | House finch | Carpodacus mexicanus |
| American robin | Turdus migratorius | Gray-crowned rosy finch | Leucosticte tephrocotis |
| Varied thrush | Ixoreus naevius | Common redpoll | Carduelis flammea |
| Hermit thrush | Catharus guttatus | Pine siskin | Carduelis pinus |
| Western bluebird | Sialia mexicana | American goldfinch | Carduelis tristis |
| Mountain bluebird | Sialia curricoides | Spotted towhee | Pipilo maculatus |
| Townsend’s solitaire | Myadestes townsendi | Savannah sparrow | Passerculus sandwichensis |
| Golden-crowned kinglet | Regulus satrapa | Vesper sparrow | Pooecetes gramineus |
| Ruby-crowned kinglet | Regulus calendula | Lark sparrow | Chondestes grammacus |
| Bohemian waxwing | Bombycilla garrulus | Dark-eyed junco | Pipilo maculatus |
| Cedar waxwing | Bombycilla cedrorum | American tree sparrow | Spizella arborea |
| Northern shrike | Lanius excubitor | Chipping sparrow | Spizella passerina |
| Eurasian starling | Sturnus vulgaris | White-crowned sparrow | Zonotrichia leucophrys |
| House sparrow | Passer domesticus | Golden-crowned sparrow | Zonotrichia atricapilla |
| Western tanager | Piranga rubra | Song sparrow | Melospiza melodia |

* This is not a definitive list but includes species found in the Ladd Marsh Wildlife Area and vicinity and that may use the project area.

### APPENDIX F: FISH SPECIES PRESENTa IN THE LADD MARSH WILDLIFE AREA ADDITIONS MITIGATION PROJECT AREA

Native							Scientific Name

Spring Chinook Salmonb				Oncorhynchus tshawytscha

Steelheadb						Oncorhynchus mykiss

Bull Troutb						Salvelinus confluentus

Rainbow Trout						Oncorhynchus mykiss

Sculpin (several)					Cottus spp.

Northern Pikeminnow					Ptychocheilus oregonensis

Chiselmouth						Acrocheilus alutaceus

Peamouth						Mylocheilus caurinus

Dace							Rhinichthys spp.

Redside Shiner						Richarsonius balteatus

Suckers							Catostomus spp.

Introduced 						Scientific Name

Carp							Cyprinus carpio

Crappie							Poxomis spp.

Largemouth Bass					Micropterus salmoides

Brown Bullhead					Ameiurus nebulosus

a This is not a definitive list but includes species that use nearby streams and may be found in the project area.

b Federally listed as Threatened.

# Text boxes

B-4

B-8

B-10

B-16

B-18