RATE CASE PROPOSAL FRAMEWORK

Revised December 21, 2004

Purpose:  Develop the framework for a strategy to influence the fish and wildlife budget in the BPA Rate Case using the “foundational” approach proposed by Greg Delwiche in his CBB interview.

- Identify biological objectives for wildlife.

  - Fully mitigate for FCRPS construction and inundation (C&I) losses throughout the Columbia River Basin.

  - Achieve and maintain full ecological integrity on mitigation lands to support target species in Appendix C of the 2000 Fish and Wildlife Program (FWP).

  - Actively restore priority habitats identified in Appendix C (FWP) and biological diversity on mitigation lands to restore the pre-dam native plant and animal community (the point in time needs clarification).  (Focus on achieving habitat units vs. community function?)

  - Attain and maintain sustainable habitat complexity on mitigation lands that are appropriate to the particular ecoregion (the point in time needs clarification).

- Propose actions to meet wildlife objectives.

  - Land protection (fee-title acquisitions, easements, leases, land exchanges, etc.)

  - Habitat restoration and enhancement (planting, seeding, burning, non-native species eradication, land deleveling, stream channel reconstruction, predator control, species reintroduction, fence construction/removal, etc.)

  - Operation and Maintenance of baseline and/or actively restored/enhanced conditions (burning, weed control, livestock rotation, mowing, mechanical disturbance to maintain successional species, M&E, etc.)

  - Conduct assessments of direct operational impacts (FWP) of the FCRPS as it relates to the ecological resources of fish and wildlife.

  - Define what is meant by secondary losses.

  - Develop schedule for achieving full mitigation in collaboration with NPCC and BPA.

- Prioritize actions relative to Basin and Province.

  - Identify which Provinces (Focus Provinces) are under-mitigated (need to update Bonneville’s HU tables to determine where and at what level C&I losses have not been compensated) These Focus Provinces will be given funding priority for protection, restoration and enhancement activities.

  - Oregon Coalition must quantify Willamette losses and updated cost estimate to complete mitigation (by January 3).

  - Albeni Falls Work Group needs to quantify upper river losses remaining and cost estimates to complete mitigation.

  - Develop criteria to prioritize funding for the above Focus Provinces.

  - Insure baseline O&M actions are funded on existing mitigation lands along with the level of active restoration/enhancement actions needed to achieve biological objectives and HU crediting.

  - Update and size O&M for rate case impacts.(By Dec. 16)

  - Develop Agreements among the Wildlife Managers describing criteria for allocation of wildlife mitigation funds to assure equity (either from trust funds or from the 15% share of total budget).Postpone till later.

  - Assure that if 15% sharing is used (rather than trust fund) that baseline O&M funding is guaranteed.  Requires work outside this process as part of the overall regional funding. (Clarify with MMG on 4th. By motion with supporting language in the consent mail on our recommendations for the rate case.)

- Look at current project spending by category on existing projects in order to assess the appropriate funding instrument (expense or capital) Spreadsheet on existing costs NPCC approved projects. Due additions to Frank by Dec. 14th.

  - O&M (maintaining base-line conditions or post active restoration and enhancement conditions)

  - Restoration/enhancement (activities designed to return habitat to its former condition)

  - M&E

  - Protection (fee title acquisition, easements, land exchange, etc.)

- Identify the difference between current spending levels and what is needed to achieve optimal (define) habitat condition on mitigation lands. Done.

- Use current BPA integrated program funding level of $139 million as base line with 70-15-15 split ($19.05M/yr) (actual spending $5M, $6M, & $5M for 2001-3.) for comparison to assist in determining current annual funding needs, how much more could have been spent ($20M?) and then adjust this amount for inflation to determine the correct value for current needs ($25M?).

- Determine wildlife funding levels by Province for 2001- 2003 to present for reference. (See spreadsheet)

- Intermountain Province mitigation cost assumptions:

CCT

Price per acre of $500

O&M costs at $20/acre

M&E at $2,000/point

Enhancements at $1,000/acre

Albeni Falls

Price per acre of $3,000

O&M costs at $90/acre now reducing over time to $50/acre

M&E at $2,000/point reducing over time at per point price

Enhancements averaging about $500/acre

O&M line item includes M&E and enhancements

STOI

Price per acre of $1,000

O&M costs at $100/acre reducing over time to about $50/acre

M&E costs at $2,000/point

Enhancements not paid for by BPA

9.  Willamette Valley mitigation cost assumptions:

| In twenty three years only 7% of the Willamette mitigation has been achieved. |  |
| --- | --- |
| Using the same average cost per acre, full mitigation will cost $66,828,970 for just purchase and will take 328 years to complete. |  |
| The year in which the land was purchased ought to be noted to account for increasing land values. Also, the county would be useful to report due to similar variability. |
| Range of Willamette basin land values: |  |  |  |  |  |
| viable farmland-$1000-$5000/acre |  |  |  |  |  |
| farmland with the highest and best use as developed-$10K-$25K |  |  |  |
| timber lands $200-$1500/acre |  |  |  |  |  |
| Measure 37 has the potential to change these numbers significantly i.e., likely to increase dramatically. |

10.  Interest and values Assessment for long term wildlife mitigation agreements:

The following table outlines and considers various interests and values associated with long-term agreements to meet Bonneville Power Administration’s obligations for wildlife mitigation under the Northwest Power Act. Currently, most wildlife funding for protection, restoration, enhancement, operations and maintenance (O&M) and monitoring and evaluation (M&E) is administered on an annual basis from the direct fish and wildlife budget. There are examples of long term agreements in the Basin that have worked well and continue to support their original purposes.

Long term funding agreements including trust funds, guaranteed funding streams and/or some combination of the two, have inherent advantages over annual funding that benefit the implementing agency or tribe, BPA and the Regional rate payers. It is recognized that any long term agreement would be tailored to meet the financial and legal limitations of BPA while maximizing the inherent values of such an agreement to all the parties. This document does not propose to discuss all the various options for such an agreement. Rather, the intent is to provide a summary of the interests and values associated with such agreements and establish a foundation for discussions.

NOTE: The qualifying symbols (+ - o) are generalizations that are clearly debatable from various aspects of a given interest and value element. Such a debate should serve to clarify the issues on both sides and appropriately elevate key values and interests associated with long term agreements. The list of interests and values is not comprehensive and has erred more toward the principle of lumping than splitting. As such, there may well be good cause to split out some issues for more detailed consideration.

| INTERESTS/VALUES | BPA | Manager |
| --- | --- | --- |
| Provides increased funding certainty and stability. | + | + |
| Can assure funding available to continue to meet BPA’s obligations even if BPA funding is no longer available (trust fund) | + | + |
| Resolution of crediting disagreements between BPA and NPCC, BPA and Signatory managers. | + | + |
| Reduces obligations in expense budget. Free up funding from the direct budget for new start fish projects. | + | + |
| Moves expense costs to capital budget where it has limited exposure temporally. | + | o |
| May provide closure on losses for a particular hydro facility or group of facilities perpetually or for a designated period and provide indemnity to BPA for those losses. | + | o |
| Increases liability to Agency or Tribe as they take on full responsibility and indemnify BPA for a percentage of the hydro-system mitigation debt. | + | _ |
| Reduces resources spent on process: (Annual regional funding prioritization; annual contract and budget review and approval by BPA; duplicative or multi agency procedural reviews; COTR/CO time managing contracts and project activities; etc.) | + | + |
| Inherently changes the role of the funding agency in providing input to project implementation. Focus moves from contract administration and oversight to technical support and insight. | + | + |
| Provides more local control of budgetary issues and focuses decision making at the grass roots (local) level. | o | + |
| Improves responsiveness and flexibility of implementation: (streamline acquisition process; increases responsiveness to changing opportunities; accommodate for stochastic events such as wildfire; accommodate adaptive management; etc) | + | + |
| Trust Fund money is more easily matched with other funding opportunities as “Non-federal”. | + | + |
| Rate of implementation may be negatively impacted by below target market/return on investments. | o | _ |
| May require significant “front loading” to establish trust funds that could have short term impacts to other budgetary needs. | _ | _ |
| May require a slower more self disciplined approach to mitigation | _ | _ |
| + = Positive value - = negative value o = neutral value |  |  |

- Schedule (Deadline for completion – February 1, 2005)

  - November 17, 2004 - Strawman sent to WC Rate Case Work Group for review/edits

  - November 23, 2004 - Strawman distributed to WC

  - November 30, 2004 - briefing for MMG

  - December 1 and 2, 2004 - WC Workshop, formulation of WC Rate Case Workgroup to prepare pieces of Rate Case Proposal to MMG for interacting with BPA, direction and focus of strategy, deliverables, schedule, and process to keep involved members on track will be determined and ratified.

  - December (Maureen to contact Dick Stone for feedback from meeting on Dec 2 with Greg Delwiche on WDFW issues.)

  - December 14:  WC Rate Case Workgroup to provide drafts to Frank and Maureen.

  - December 16:  Distribute Draft Proposal to MMG Wildlife Rate Case Workgroup in preparation for December 21 Teleconference.

  - December 21 Teleconference with MMG Wildlife Rate Case Workgroup

  - January 4 MMG meeting - Seek concurrence on revised Proposal from MMG after responding to MMG Wildlife Rate Case Workgroup concerns and coordinating with AFC, WC, and RFC chairs and coordinators.

  - January 5 - WC Meeting in Portland to review progress on Proposal

  - Mid-January, 2005 – WC Rate Case Work Group meeting to finalize presentation/package/case, send out to WC for final edits

  - January 2005 – Possible meeting with BPA representatives

H:\work\wc\2004_1221\wcRateCaseProposalFramework122104.doc