| Bonneville Power Administration FY 2003 Provincial Project Review | Lower Columbia Province |
| --- | --- |

## First, read the help documents

Please carefully read the guidelines document, which contains information on the review process, and the instructions document, which provides field- and content-related help for the form. If you are missing either document, please visit www.cbfwa.org/reviewforms or call 503-229-0191.

## Important notes

- This form is to submit projects or proposals for BPA FY 2003 funding for Lower Columbia Province only. In order to submit proposals for other provinces, please download the forms for that province.

- This document is only available for Word97/Word2000. Do not save down to older formats, or use in another word processor such as WordPerfect, even if it supports Word conversions. You will lose the auto-calculations, and won’t be able to add or delete table rows. You may also risk not being able to re-open the document.

- Some help text is included as “hidden” comments on the data form, which is displayed by resting the mouse cursor over any yellow text (usually section headings or field names)

- Use these keystroke macros to assist you in the form. If the macros aren’t available (nothing happens when you press these keys), then you need to enable macros in Word: In Word97, close the proposal, then open again and choose Enable macros if prompted. In Word2000, close the proposal, choose Tools, Macro, Security, and set the security level to medium. Re-open the proposal and choose Enable macros when prompted.

| To | Press |
| --- | --- |
| insert rows in tables | Alt-R and you’ll be asked whether to insert a row at the current position or add one to the end of the table |
| delete rows in tables | Alt-D at the row you want to delete |
| calculate budget totals | Alt-C either periodically, or when you’re done with the form |
| Spellcheck | Alt-S |

## Steps to complete the form

- First, read the help documents (get them at www.cbfwa.org/reviewforms)

- There are two documents to this form:

  - Part 1 (blank_lwrc.doc) consists of administrative and budgeting information. Your input is restricted to the grey fields.

  - Part 2 (narrative.doc) allows you to describe your project at length, including maps, tables, graphics, etc.

- Save this as something other than blank_lwrc.doc. Preferably, use the BPA 9-digit project number, like “198906200.doc” or if your project has no project number, the first few words of the title, like “RestoreFish.doc”.

- Your cursor is already in the first input field, Title of Project, so start typing

- Fill in all fields (gray boxes) pressing Tab to advance from one field to the next

- Press Alt-C when complete to calculate totals

- Save document, then open narrative.doc to begin Part 2.

- Please print the completed documents. Part 1 prints in landscape (sideways) orientation, Part 2 in portrait (regular).

Save the documents and then email your forms and any attachments to fwproposals@bpa.gov. NOTE: BPA cannot receive e-mails larger than 5 MB.  Or mail paper and diskette(s) to:

Bonneville Power Administration
Attention: Cate Hanan - KEWB-4
FY 2002 Proposals – Lower Columbia Province Review
905 NE 11th Avenue

Portland, OR 97232

- Monitor the http://www.efw.bpa.gov/cgi-bin/FW/01FiveProvince.cgi website to verify your project funding request is received and posted correctly.

All projects must be received no later than 5:00pm PST on Wednesday, December 12, 2001.

No late proposals will be reviewed for FY 2003 funding.

# PART 1 of 2. Administration and Budgeting

# Section 1 of 10. General administrative information

Title of project

Burlington Bottoms Wildlife Mitigation Project

BPA project number  199107800

Business name of agency, institution or organization requesting funding

Oregon Department of Fish and Wildlife

Business acronym (if appropriate)	ODFW

Proposal contact person or principal investigator:

Name	Susan G. Beilke

Mailing Address	18330 NW Sauvie Island Road

City, ST Zip	Portland, OR  97231

Phone	503-621-3488

Fax	503-621-3025

Email address	sbeilke@europa.com

Manager of program authorizing this project	Mark Nebeker, ODFW

Subbasin in Lower Columbia Province

Location of the project

| Latitude | Longitude | Description |
| --- | --- | --- |
| 45.646 deg. N | 122.841 deg.W | T2N R1W Sections 17, 20, 21; site is located approximately 12 miles north of Portland between Hwy. 30 and the Willametter River and across from Sauvie Island. |

Target species

HEP species: Geat blue heron, Yellow warbler, Black-capped chickadee, Red-tailed hawk, Valley Quail, Beaver, and Spotted Sandpiper. Also, T&E listed species such as bald eagle, red-legged frog and painted and pond turtles and ESA salmonids

Short description

This project protects, maintains and enhances a diverse arry of  wetland habitats for many species of fish and wildlife including the state listed western painted and pond turtles and ESA species including bald eagles and salmon.

RPAs.  View a descriptive list of RPAs at http://www.cbfwa.org/rpa.htm (link available from main solicitation page).

Guidance from BPA on RPAs is available at http://www.cbfwa.org/reviewforms/SpecificSolicitationRPA.doc (link available from main solicitation page).

RPA (Reasonable and Prudent Alternatives)

150

| Information transfer The expected outcomes of this project are (check one) quantitative qualitative indirect Data generated by this project are (check one) primary derived indirect Are there restrictions on the use of the data? (check one) none non-commercial use only educational use only requires prior approval sensitive proprietary, no public distribution | Where do the data reside (check one or more)? Private/managed locally: printed electronic Public access: Printed at BPA Peer-reviewed journal or other ODFW office Internet at BPA StreamNet Fish Passage Center DART or other web address If your project has research and monitoring components, have you added or updated your project at the Columbia River Ecosystem Research and Monitoring inventory (www.cbfwa.org/find)? yes, on this date no not applicable |
| --- | --- |
| In what other ways will information from this project be transferred or used? Information derived from this project, including results of plant and wildlife surveys will be available in printed form and will be shared with other groups, agencies, etc. Reports, etc. will be available from ODFW, BPA's website and CBFWA. Data will be used and shared in a manner which promotes the conservation and enhancement of wildlife and habitats for the long-term. For example, in the past five years, results from the neotropical migratory landbird surveys have been shared with the US Forest Service in order for their agency to do a comparative analysis of species and habitat use at their sites and Burlington Bottoms. Results from vegetation surveys could be used by other land managers to help determine what enhancment activities are most effective for a particular area/habitat, making management efforts more efficient and reducing costs over the long-term. |

# Section 2 of 10. Past accomplishments

| Year | Accomplishment |
| --- | --- |
| 1991 1993 | Acquisition of site which was one of the first sites purchased in Oregon under the Willamette and Columbia River Basins Fish and Wildlife Programs. Completed habitat evaluation procedures (HEP); completed hydrology and hydraulics assessment project. |
| 1994 | Completed Evironmental Assessment/Management Plan for the site. |
| 1995 | Initiated survey and monitoring efforts for target and other wildlife species, including Federal and State listed species. This included breeding bird surveys for Neotropical Migratory Landbirds (NTMB), based on Forest Service, habitat-based protocols. |
| 1996 | Maintained wildlife habitat values for wildlife species through removal of invasive plant species such as Scot's broom and blackberry on approximately 25 acres; conducted wildlife surveys for T& E listed species; conducted M&E of all past projects. |
| 1997 | Maintained habitat values for wildlife species through removal of invasive non-native plant species and native planting on approximately 15 acres; conducted wildlife surveys; and conducted M&E of all past projects. |
| 1998 | Maintained habitat values for wildlife species through removal of invasive non-native plant species and native planting on approximately 15 acres; conducted wildlife surveys; and conducted M&E of all past projects. |
| 1999 | Completed Draft Five-Year Habitat Management Plan; increased wildlife habitat values for target wildlife species through non-native plant removal and native planting on approx. 25 acres; conducted wildlife surveys, and conducted M&E of all past projects. |
| 2000 | Continued work on Draft Five-Year Habitat Management Plan; increased wildlife habitat values for target species through non-native plant removal and native planting on approx. 20 acres; conducted wildlife surveys, conducted M&E of all past projects. |
| 2001 | Completed Final Five-Year Habitat Management Plan; increased wildlife habitat values for target wildlife species through non-native plant removal and native planting on approx. 30 acres; conducted wildlife surveys, and conducted M&E of all past projects. |

# Section 3 of 10. Relationships to other projects

| Project # | Project title/description | Nature of relationship |
| --- | --- | --- |
| 199705900 | Securing Wildlife Mitigation Projects-Oregon | Proposal calls for enhancement and management of similiar wetland habitats statewide. |
| 199705908 | Securing Wildlife Mitigation Sites-Oregon, Multnomah Channel | Adjacent project involving enhancement of similiar wildlife habitats, involving coordination of management activities, sharing of information, etc. contributes to mitigation requirements for Willamette Basin. |
| 199705906 | Securing Wildlife Mitigation Projects-McKenzie River Islands | Acquisition and enhancement of similiar wildlife habitats. Contributes to mitigation requirements for Willamette Basin |
| 199205900 | Amazon Basin/Eugene Wetlands, Phase III | Enhancement of similiar wildlife habitats, including rare Willamette Valley prairies. Contributes to mitigation requirements for Willamette Basin. |
| 199705916 | Securing Wildlife Mitigation Projects, Tualatin River National Wildlife Refuge | Enhancement of similiar wildlife habitats. Contributes to mitigation requirements for Willamette Basin. |

# Section 4 of 10. Estimated budget for Planning & Design phase

## Task-based estimated budget

| Objective (1. text, 2. text...) | Task (a. text, b. text...) | Task duration in FYs | Estimated FY 03 cost | Subcon- tractor |
| --- | --- | --- | --- | --- |
| 1. Protect/maintain 1,319 HUs of credit through enhancement activities. | a. Plan and design non-native plant removal and native planting projects; order plants, hire field crews, etc. | on-going | 3,000 |  |
| 2. Provide additional HUs through enhancement activities, including moist soil management | a. Plan and design the installation of three culverts and road improvements; obtain necessary permits and water right. | 1-2 | 3,500 |  |
|  |  | Total | $6,500 |  |

## Out year objective-based estimated 2004 - 2007 budget

| Objective (1. text, 2. text...) | Starting FY | Ending FY | Estimated cost |
| --- | --- | --- | --- |
| 1. Continue protection/maintenance of 1,319 HUs of credit through enhancement activities, including non-native plant removal and native planting. | 2004 | 2007 | 12,600 |

## Out year estimated budgets

|  | FY 2004 | FY 2005 | FY 2006 | FY 2007 |
| --- | --- | --- | --- | --- |
| Total budget | $3,000 | $3,100 | $3,200 | $3,300 |

# Section 5 of 10. Estimated budget for Construction/Implementation phase

## Task-based estimated budget

| Objective (1. text, 2. text...) | Task (a. text, b. text...) | Task duration in FYs | Estimated FY 03 cost | Subcon- tractor |
| --- | --- | --- | --- | --- |
| 1. Protect and maintain 1,319 HUs of credit through habitat enhancement activities. | a. Conduct non-native plant removal activities in various habitat types. | on-going | 45,000 |  |
|  | b. Plant native plants/seed in various habitat types; hire field crews. | on-going | 20,000 |  |
| 2. Enhance approx. 125 acres of wetland habitats and provide an additional 105+ habitat units (HUs) through moist soil management. | a. Augment water levels if necessary by pumping water into site from the Multnomah Channel. | 3-5 | 8,000 |  |
| 3. Enhance approx. 80 acres of wetland habitats and provide additional habitat units (to be estimated by future HEP), by restoring historic flows from nearby McCarthy Creek. | a. Install three culverts and make road improvements where necessary. | 1 | 12,500 |  |
|  |  | Total | $85,500 |  |

## Out year objective-based estimated 2004 - 2007 budget

| Objective (1. text, 2. text...) | Starting FY | Ending FY | Estimated cost |
| --- | --- | --- | --- |
| 1. Protect and maintain 1,319 HUs of credit through habitat enhancement activities. | 2004 | 2007 | 234,250 |
| 2. Control exotic plant species & increase native plant communities on approx.. 125 acres through moist soil management and other techniques. | 2004 | 2007 | 32,000 |
| 3. Permanently protect adjacent wetland habitats (approx. 10 ac.) through conservation easement, fee-title acquisition, or long term lease. | 2006 | 2007 | 300,000 |

## Out year estimated budgets for construction/implementation phase

|  | FY 2004 | FY 2005 | FY 2006 | FY 2007 |
| --- | --- | --- | --- | --- |
| Total budget | 75,000 | $77,250 | $359,500 | $59,500 |

# Section 6 of 10. Estimated budget for Operation & Maintenance phase

## Task-based estimated budget

| Objective (1. text, 2. text...) | Task (a. text, b. text...) | Task duration in FYs | Estimated FY 03 cost | Subcon- tractor |
| --- | --- | --- | --- | --- |
| 1. Conduct custodial management of site to protect habitats and maintain infrastructure. | a. Maintain gates, signage, collect debris, etc. | Ongoing | 1,000 |  |
|  | b. Maintain all roads and trails on site. | Ongoing | 3,000 |  |
|  | c. Maintain and operate all field equipment. | Ongoing | 1,000 |  |
| 2. Maintain current and enhanced wetland values created through moist soil management. | a. Maintain and operate water control structure (constructed in 2002). | Ongoing | 1,000 |  |
|  |  | Total | $6,000 |  |

## Out year objective-based estimated 2004 - 2007 budget

| Objective (1. text, 2. text...) | Starting FY | Ending FY | Estimated cost |
| --- | --- | --- | --- |
| 1. Conduct custodial management of site to protect habitats and maintain infrastructure. | 2004 | 2007 | 25,852 |
| 2. Provide additional HUs through enhancement activities, including moist soil management | 2004 | 2007 | 4,000 |

## Out year estimated budgets for operations & maintenance phase

|  | FY 2004 | FY 2005 | FY 2006 | FY 2007 |
| --- | --- | --- | --- | --- |
| Total budget | $7,180 | $7,365 | $7,555 | $7,752 |

# Section 7 of 10. Estimated budget for Monitoring & Evaluation phase

## Task-based estimated budget

| Objective (1. text, 2. text...) | Task (a. text, b. text...) | Task duration in FYs | Estimated FY 03 cost | Subcon- tractor |
| --- | --- | --- | --- | --- |
| 1. Coordinate and conduct vegetation, fish, and wildlife surveys to determine effects of habitat enhancement activities on plant communities and fish and wildlife populations. | a. Conduct plant surveys, evaluate and monitor established transects and plots, enter data and conduct analysis, and write report. | on-going | 5,000 |  |
|  | b. Conduct wildlife surveys for several guilds (pond-breeding amphibians, NTMB) which will serve as bio-indicators of habitat changes in correlation with habitat enhancement activities; enter data and conduct analysis, and prepate M&E reports. | 3-5 | 4,000 |  |
|  | c. Conduct fish surveys as part of M&E of effects of moist soil management activties, analyze and write report. | 3 | 3,000 |  |
|  |  | Total | $12,000 |  |

## Out year objective-based estimated 2004 - 2007 budget

| Objective (1. text, 2. text...) | Starting FY | Ending FY | Estimated cost |
| --- | --- | --- | --- |
| 1. Coordinate and conduct vegetation, fish, and wildlife surveys to determine effects of habitat enhancement activities on plant communities and fish and wildlife populations. | 2004 | 2007 | 43,908 |
| 2. Conduct modified HEP survey and write report. | 2006 | 2006 | 5,000 |

## Out year estimated budgets for monitoring & evaluation phase

|  | FY 2004 | FY 2005 | FY 2006 | FY 2007 |
| --- | --- | --- | --- | --- |
| Total budget | $12,360 | $12,730 | $14,270 | $9,548 |

# Section 8 of 10. Estimated budget summary

## Itemized estimated budget

| Item | Note | FY 2003 |
| --- | --- | --- |
| Personnel | FTE: 1, and 1 part-time field intern | 45,000 |
| Fringe benefits | @ 39% | 17,600 |
| Supplies, materials, non-expendable property | Field crews, plants, seed, pumping costs, photos, maps, water rights permit, etc. | 17,400 |
| Travel |  | 500 |
| Indirect costs |  |  |
| Capital acquisitions or improvements (e.g. land, buildings, major equip. over $10,000) |  |  |
| NEPA costs |  |  |
| PIT tags @$2.25/ea | # of tags: |  |
| Subcontractor | For installation of culverts, etc. | 12,500 |
| Subcontractor |  |  |
| Other | Overhead at 25% | 17,000 |
| Total BPA funding request | $110,000 |

## Total estimated budget

| Total FY 2003 project cost |  | $110,000 |
| --- | --- | --- |
| Amount anticipated from previously committed BPA funds (carryover) |  | - |
| Total FY 2003 budget request |  | $110,000 |
| FY 2003 forecast from FY 2001 |  | $74,000 |
| % change from forecast |  | 48.6% increase |

Reason for change in estimated budget

The changes in the budget estimate are due to costs of culverts and road improvements, and water pumping projects.  These costs were not anticipated in the previous budget solicitation.

Reason for change in scope

Due in part to the past two years of drought conditions and lack of water on the site, it was determined that a successful habitat enhancement strategy would need to include not only a water control structure, but would need additional means to augment low water levels by: 1) placing three culverts at the north end to augment water flow from a permanent stream (currently lacking on the site), and 2) pumping water onto the site during drought years or when needed so that there would be enough water  to control exotic plant species such as reed canary grass.

## Cost sharing

| Organization | Item or service provided | Amount ($) | Cash or in-kind? |
| --- | --- | --- | --- |
| Ducks Unlimited | Engineering surveys, etc. | 2,500 |  |
| Oregon Department of Fish and Wildlife | Heavy equipment for road improvements | 6,500 |  |
| West Multnomah Soil & Water Conservation District | Three culverts and improvements to road | 10,000 |  |
| Total cost-share | $19,000 |  |

## Out year budget totals

|  | FY 2004 | FY 2005 | FY 2006 | FY 2007 |
| --- | --- | --- | --- | --- |
| Planning & design phase | 3,000 | 3,100 | 3,200 | 3,300 |
| Construction/impl. phase | 75,000 | 77,250 | 359,500 | 59,500 |
| O & M phase | 7,180 | 7,365 | 7,555 | 7,752 |
| M & E phase | 12,360 | 12,730 | 9,270 | 9,548 |
| Total budget | $97,540 | $100,445 | $379,525 | $80,100 |

Other budget explanation

# Part 1 of 2 complete!

Press Alt-C to calculate totals on the document. If any totals don’t match, you’ll see a message.

Then save this document, and open “narrative.doc” to begin Part 2, which includes Sections 9-10.

# Comments

yes, just like that.

If your project has a BPA project ID, use the 9-digit version. Projects started before year 2000 that had 7-digit IDs will now have “19” in the front, so that 8906200 becomes 198906200. Projects started in or after 2000 are assigned full 9-digit IDs.

150 characters or less; do not include the contractor name or acronym; use abbreviations if appropriate; start with action verbs, i.e., “Evaluate Coho...”, not “Evaluation of Coho”.

If your project has a BPA project ID, use the 9-digit version. Projects started before year 2000 that had 7-digit IDs will now have “19” in the front, so that 8906200 becomes 198906200. Projects started in or after 2000 are assigned full 9-digit IDs.

Who is responsible for the program that authorizes this project? This person assumes responsibility for the correctness of the information being submitted for review and that the work is authorized to be performed by the entity applying for funding. It is not the COTR.

If you are unsure of the subbasin to choose, or you don’t see a subbasin you expect, visit www.cbfwf.org/province.htm for maps

Enter one or more latitude/longitude points to define the location of your project. Use the description field to add more detail like nearby towns, counties, landmarks, etc.

Enter latitude in one of two formats: 110.5968 (decimal) or 110 35 48 (degrees minutes seconds). Include +/- as appropriate. (Please do not mix formats – use one or the other.)

Enter longitude in one of two formats: 110.5968 (decimal) or 110 35 48 (degrees minutes seconds). Include +/- as appropriate. (Please do not mix formats – use one or the other.)

Other geographic reference to help us locate your project, like street address, county, driving directions, river reaches, stream miles

List species targeted or affected by this project.

Describe the project in a short phrase (about 30 words). Give information that is not in the title. If possible start this field with an action verb (protect, modify, develop, enhance, etc.) rather than a noun (this project protects). The next field (abstract) allows more space for description of the project and work activities, so please keep this answer short.

Add one or more Reasonable & Prudent Alternatives (RPAs) from NMFS 2000 FCRPS Biological Opinion to which your project  applies.

a) read all the definitions and examples before choosing the appropriate category; b) check ONE box only; c) please list the selected outcomes in PART 2, Section 9.f. of this form

Definition: project outcomes that provide specific numeric targets for fish and wildlife.

Examples: produce 200,000 smolts, or increase adult returns to spawning creek by 5%, etc.

Definition: project outcomes that provide a general improvement in a condition or process, but do not necessarily translate into a specific numeric target for fish or wildlife.

Examples: enhance passage conditions, or reduce water temperatures, or erect fences to protect riparian areas.

Definition: project outcomes are expressed neither in numeric nor in qualitative terms. This is a broad category designed for projects that do not entirely fit either one of the previous two categories.

Examples: research studies, monitoring efforts, personnel (coordinators, enforcement officers, planners, etc.)

a) read all the definitions and examples before choosing the appropriate categories; b) check as many boxes as appropriate; c) describe the generated data in PART 2, Section 11 of this form

Definition: direct measurements or counts of actual units of fish, wildlife, or environmental conditions data. They are not estimates, and are not the result of expansion, conversion or adjustment.

Examples: counts of redds, or list of tag recoveries, or temperature readings

Definition: obtained by manipulating primary data (collected by your project or any other) to estimate a quantity of interest that is not directly observed.

Examples: model runs, indices, estimations

Definition: unconventional data that are neither primary nor derived data. This category is designed for projects that do not entirely fit either one of the previous two categories.

Examples: property deeds, or hours of personnel service

Data are stored at your offices, and someone there is the keeper of the data

Data exist on paper, whether field booklets, paper files, internal documents, tribal or agency reports or newsletters, memoranda, etc.

Data are stored in databases and electronic archives in local computers

Data are made available through media accessible by the public at large

www.bpa.gov

www.bpa.gov

www.streamnet.org

www.fpc.org

www.cqs.washington.edu/dart

Include your web address here; the http:// prefix is optional, but do include ftp:// if required

How will technology or technical information obtained from the project be distributed or otherwise implemented? Methods can include publication, holding of workshops, incorporation in agency standards or facilities, and commercialization. Also describe where additional data on this project can be found on the web, if available.

Briefly describe past major accomplishments and quantitative outcomes by year. List only one accomplishment per row, using multiple rows for a single year if necessary. If you need more rows, press Alt-R from within this table. Use Alt-D to delete rows.

List other BPA projects that support or are dependent upon this project.

This component defines the budget estimated to complete project design, review and necessary approvals. The objectives defined for funding in this component should be those leading to project implementation. Examples of such objectives would include baseline assessments, NEPA (including ESA) review and approvals, Council “three-step” review, and project engineering and design.

Briefly describe measurable objectives, tasks, and the schedule and costs associated with each. Objectives do not need to be listed in any particular order, and need only be listed once, even if there are multiple tasks for a single objective. List only one task per row. To add rows, press Alt-R; to delete rows, press Alt-D.

Number objectives sequentially, such as “1. Increase salmon population.” Once an objective has been defined, just refer to it by number in successive rows (if you have multiple tasks for the objective). Objectives do not have to be listed in date order.

Assign tasks sequential letters, such as “a. Raise hatchery salmon”, “b. Release salmon”. List only one task per row.

How many fiscal years will this task take to complete? Duration should be from this year to the year the task will be finished. Do not include previous years’ work on the task, and don’t calculate actual person-hours of work. You can indicate “ongoing” if there is no definite end date.

Estimate the cost of this task to the nearest dollar. Include only the amount that BPA should fund, because cost-sharing will be listed in a separate table later in this form.

Check this box if the task will be performed by a subcontractor.

Enter objectives that start or continue after FY 2002. If you listed objectives in the previous table that continue beyond the current fiscal year, list them again here, with costs for outyears. Example: for a 3-year objective starting in FY 2002, enter the cost for the first year in the previous task table, and enter costs for the remaining two years in this table.

Number objectives sequentially, such as “1. Increase salmon population. 2. Evaluate population”. Objectives do not have to be listed in date order.

Enter the fiscal year that this objective starts, or if it is continuing from the current fiscal year, enter the first outyear (2003). BPA’s fiscal year is from Oct 1 to Sep 30.

Enter the fiscal year that this objective ends, but not beyond 2006. BPA’s fiscal year is from Oct 1 to Sep 30.

Estimate the total cost for the outyear duration of this objective.

Enter estimated total budgets as they apply to this phase for each year.

This component defines the objectives to take the project through the focus of its strategy. Examples would be facility construction, habitat enhancement and research. This phase completes a strategy, as distinct from ongoing operation and maintenance or monitoring and evaluation. Even if the strategy will take many years to complete, its scope and budget should be defined here. If the phase will take more than one year to complete, only include the tasks to be funded for the current fiscal year. Most “on-the-ground” construction will likely be done by subcontract. Please estimate a budget for this work even if current bids are not available.

Briefly describe measurable objectives, tasks, and the schedule and costs associated with each. Objectives do not need to be listed in any particular order, and need only be listed once, even if there are multiple tasks for a single objective. List only one task per row. To add rows, press Alt-R; to delete rows, press Alt-D.

Number objectives sequentially, such as “1. Increase salmon population.” Once an objective has been defined, just refer to it by number in successive rows (if you have multiple tasks for the objective). Objectives do not have to be listed in date order.

Assign tasks sequential letters, such as “a. Raise hatchery salmon”, “b. Release salmon”. List only one task per row.

How many fiscal years will this task take to complete? Duration should be from this year to the year the task will be finished. Do not include previous years’ work on the task, and don’t calculate actual person-hours of work. You can indicate “ongoing” if there is no definite end date.

Estimate the cost of this task to the nearest dollar. Include only the amount that BPA should fund, because cost-sharing will be listed in a separate table later in this form.

Check this box if the task will be performed by a subcontractor.

Enter objectives that start or continue after FY 2002. If you listed objectives in the previous table that continue beyond the current fiscal year, list them again here, with costs for outyears. Example: for a 3-year objective starting in FY 2002, enter the cost for the first year in the previous task table, and enter costs for the remaining two years in this table.

Number objectives sequentially, such as “1. Increase salmon population. 2. Evaluate population”. Objectives do not have to be listed in date order.

Enter the fiscal year that this objective starts, or if it is continuing from the current fiscal year, enter the first outyear (2003). BPA’s fiscal year is from Oct 1 to Sep 30.

Enter the fiscal year that this objective ends, but not beyond 2006. BPA’s fiscal year is from Oct 1 to Sep 30.

Estimate the total cost for the outyear duration of this objective.

Enter estimated total budgets as they apply to this phase for each year.

This component defines annual costs for the necessary operation of a completed project; the labor, materials and management to perform the project’s functions. This also defines the maintenance needed to preserve the investment in the project. These costs are anticipated to be required over the life of the project.

Briefly describe measurable objectives, tasks, and the schedule and costs associated with each. Objectives do not need to be listed in any particular order, and need only be listed once, even if there are multiple tasks for a single objective. List only one task per row. To add rows, press Alt-R; to delete rows, press Alt-D.

Number objectives sequentially, such as “1. Increase salmon population.” Once an objective has been defined, just refer to it by number in successive rows (if you have multiple tasks for the objective). Objectives do not have to be listed in date order.

Assign tasks sequential letters, such as “a. Raise hatchery salmon”, “b. Release salmon”. List only one task per row.

How many fiscal years will this task take to complete? Duration should be from this year to the year the task will be finished. Do not include previous years’ work on the task, and don’t calculate actual person-hours of work. You can indicate “ongoing” if there is no definite end date.

Estimate the cost of this task to the nearest dollar. Include only the amount that BPA should fund, because cost-sharing will be listed in a separate table later in this form.

Check this box if the task will be performed by a subcontractor.

Enter objectives that start or continue after FY 2002. If you listed objectives in the previous table that continue beyond the current fiscal year, list them again here, with costs for outyears. Example: for a 3-year objective starting in FY 2002, enter the cost for the first year in the previous task table, and enter costs for the remaining two years in this table.

Number objectives sequentially, such as “1. Increase salmon population. 2. Evaluate population”. Objectives do not have to be listed in date order.

Enter the fiscal year that this objective starts, or if it is continuing from the current fiscal year, enter the first outyear (2003). BPA’s fiscal year is from Oct 1 to Sep 30.

Enter the fiscal year that this objective ends, but not beyond 2006. BPA’s fiscal year is from Oct 1 to Sep 30.

Estimate the total cost for the outyear duration of this objective.

Enter estimated total budgets as they apply to this phase for each year.

This component defines annual costs for long term requirements to collect and analyze data about program strategies and previous project implementation. This is distinct from research undertaken to assess potential program strategies or address gaps in scientific information. As with operation and maintenance, these costs are generally long term commitments if not permanent but should be defined in duration according to the monitoring design.

Briefly describe measurable objectives, tasks, and the schedule and costs associated with each. Objectives do not need to be listed in any particular order, and need only be listed once, even if there are multiple tasks for a single objective. List only one task per row. To add rows, press Alt-R; to delete rows, press Alt-D.

Number objectives sequentially, such as “1. Increase salmon population.” Once an objective has been defined, just refer to it by number in successive rows (if you have multiple tasks for the objective). Objectives do not have to be listed in date order.

Assign tasks sequential letters, such as “a. Raise hatchery salmon”, “b. Release salmon”. List only one task per row.

How many fiscal years will this task take to complete? Duration should be from this year to the year the task will be finished. Do not include previous years’ work on the task, and don’t calculate actual person-hours of work. You can indicate “ongoing” if there is no definite end date.

Estimate the cost of this task to the nearest dollar. Include only the amount that BPA should fund, because cost-sharing will be listed in a separate table later in this form.

Check this box if the task will be performed by a subcontractor.

Enter objectives that start or continue after FY 2002. If you listed objectives in the previous table that continue beyond the current fiscal year, list them again here, with costs for outyears. Example: for a 3-year objective starting in FY 2002, enter the cost for the first year in the previous task table, and enter costs for the remaining two years in this table.

Number objectives sequentially, such as “1. Increase salmon population. 2. Evaluate population”. Objectives do not have to be listed in date order.

Enter the fiscal year that this objective starts, or if it is continuing from the current fiscal year, enter the first outyear (2003). BPA’s fiscal year is from Oct 1 to Sep 30.

Enter the fiscal year that this objective ends, but not beyond 2006. BPA’s fiscal year is from Oct 1 to Sep 30.

Estimate the total cost for the outyear duration of this objective.

Enter estimated total budgets as they apply to this phase for each year.

This section lists a) an overall itemized budget, b) budget totals from the previous sections, and c) comparisons to projections from last fiscal year and narrative describing changes in budget or scope since last fiscal year.

List budget amounts for each category. If an item needs explanation, explain in the Note column. To add more subcontractors, press Alt-R. Press Alt-D to delete subcontractors. To calculate the total, press Alt-C (this will calculate totals on the whole document). The total should match the sum of all task tables in previous sections.

Estimate for environmental analysis-NEPA. See instructions document for specifics on how to estimate NEPA costs, or contact Nancy Weintraub, BPA, 503-230-5373.

Press Alt-R to add more subcontractors, Alt-D to delete subcontractors. Please note that while this form only asks for a single total per subcontractor, for BPA’s statement of work you will asked to provide line-item detail for each subcontractor.

Press Alt-R to add more subcontractors, Alt-D to delete subcontractors. Please note that while this form only asks for a single total per subcontractor, for BPA’s statement of work you will asked to provide line-item detail for each subcontractor.

This is a calculated total which should match the total of all task tables in Sections 4-7. If it doesn’t match, you will be asked to correct the error. This is the total budget you are requesting from BPA; be sure it doesn’t include any cost-sharing from other organizations.

This table calculates totals from the itemized budget above, and compares projections and data from the previous fiscal year.

No input required. This figure is a calculated total of the task budgets in Sections 4-7. If this total doesn’t match the itemized budget total above, you will be asked to correct the error. Press Alt-C to calculate.

If the project cost includes funds committed by Bonneville from the previous fiscal year that you expect to use the current year (e.g. carryover funds, carryforward), show that amount. This will be deducted from the project cost and displayed in the next field as your total request. If unsure of the funds committed to your project, contact your Contracting Officer’s Technical Representative (COTR) Rollie Sivyer, BPA, 503-230-4210, for the most current balance for your project.

No input required. This figure is calculated by subtracting previously committed funds from the project cost. Check this figure carefully, because this is the budget you are asking BPA to consider for the current fiscal year. Press Alt-C to calculate.

See your previous fiscal year proposal for this figure, or visit www.cbfwf.org/projects.

No input required. This figure is calculated to show how much your current budget estimates increased or decreased from your projections last year. Formula is (difference of forecast minus request) divided by request. Press Alt-C to calculate.

If your budget changed significantly from last year’s projection, please describe why.

If your project has added entirely new objectives/tasks, or has changed significantly since last year, describe the changes and rationale.

List other funding sources and how they participate in your project. Enter a dollar amount in column 3. When all organizations have been entered, press Alt-C to calculate the total. Press Alt-R to add/insert more rows, or Alt-D to delete rows.

Click in each field to display a drop down box with the choices of “cash” or “in-kind”

This is a calculated total; press Alt-C to calculate.

These values are calculated from out year totals in Sections 3-6; press Alt-C to calculate (no input required)

Use this space to add any additional comments to the budget data described above. Limit to 300 words.

Thank you for completing this form. Please return these forms to BPA as indicated in the instructions. To ensure a thorough review of your proposed work, this form will be screened for completeness. If it is not complete, it may be returned to you with a request for additional information.