Bonneville Power Administration

Fish and Wildlife Program FY99 Proposal

Section 1.  General administrative information

Hood River Production Program (HRPP)

| Bonneville project number, if an ongoing project | 8805303 |
| --- | --- |

Business name of agency, institution or organization requesting funding

Confederated Tribes of the Warm Springs Reservation of Oregon

| Business acronym (if appropriate) | CTWS |
| --- | --- |

Proposal contact person or principal investigator:

| Name | Michael Lambert |
| --- | --- |
| Mailing Address | 3430 W 10th |
| City, ST Zip | The Dalles, OR 97058 |
| Phone | 541-296-6866 |
| Fax | 541-296-8886 |
| Email address | hoodriverproject@netcnct.net |

Subcontractors.

| Organization | Mailing Address | City, ST Zip | Contact Name |
| --- | --- | --- | --- |
| Oregon Dept. Of Fish and Wildlife, Mid-Columbia Fish District | 3450 W 10th | The Dalles, OR 97058 | Erik Olsen (BPA project number = 8805304) |
| Oregon Dept. Of Fish and Wildlife, Mid-Columbia Fish District | PO Box 59 | Portland, OR 97207 | Sharon Conyers (Genetics and fish transportation contracts) |
| Hood River Soil and Water Conservation District | 1222 Lincoln Street | Hood River, OR 97031 | Holly Coccoli (Habitat coordinator) |

NPPC Program Measure Number(s) which this project addresses.

7.4L.1, 7.4L.2, 7.4N.1, 7.4N.2

NMFS Biological Opinion Number(s) which this project addresses.

Other planning document references.

CRITFC.  1996.  WY-KAN-USH-MI WA-KISH-WIT, Spirit of the Salmon.  The                    Columbia River anadromous fish restoration plan of the Nez Perce, Umatilla, Warm            Springs, and Yakama Tribes.  Portland, Oregon, Volume II:25-26.

Department of Natural Resources, Confederated Tribes of the Warm Springs Reservation        of Oregon.  October 1993.  Hood River/Pelton Ladder master agreement.  Bonneville         Power Administration, Portland, Oregon.

DOE and BPA (U.S. Department of Energy and Bonneville Power Administration).                 March 1996.  Hood River fisheries project.  Draft Environmental Impact Statement             (DOE/EIS-0241).  Bonneville Power Administration, Portland, Oregon.

DOE and BPA (U.S. Department of Energy and Bonneville Power Administration).  July         1996.  Hood River fisheries project.  Final Environmental Impact Statement                        (DOE/EIS-0241).  Bonneville Power Administration, Portland, Oregon.

ODFW and CTWS (Oregon Department of Fish and Wildlife and Confederated Tribes of         the Warm Springs Reservation of Oregon).  September, 1990.  Hood River Subbasin           Salmon and Steelhead Production Plan.

Northwest Power Planning Council (NPPC).  1992.  NPPC approval letter for the Hood          River Master Plan to Zane Jackson, Chairman, CTWS.  April 16, 1992.

NPPC.  1994.  Columbia River Basin Fish and Wildlife Program.  Adopted November 15,        1982.  Amended December 14, 1994.  Northwest Power Planning Council, Portland,           OR.

O’Toole, P., and Oregon Department of Fish and Wildlife.  1991a.  Hood River                       production master plan.  Final report of the Confederated Tribes of the Warm Springs         Reservation and the Oregon Department of Fish and Wildlife (Project 88-053, Contract       DE-BI79-89BP00631) to Bonneville Power Administration, Portland, Oregon.

Subbasin.

Hood River

Short description.

Implement, monitor, and evaluate actions outlined in the Hood River and Pelton Ladder Master Plans pertaining to smolt production, acclimation, and habitat.  Coordinate Pelton Ladder production.

Section 2.  Key words

| Mark | Programmatic Categories | Mark | Activities | Mark | Project Types |
| --- | --- | --- | --- | --- | --- |
| X | Anadromous fish |  | Construction |  | Watershed |
| + | Resident fish |  | O & M | + | Biodiversity/genetics |
|  | Wildlife | + | Production | + | Population dynamics |
|  | Oceans/estuaries | + | Research | + | Ecosystems |
|  | Climate | X | Monitoring/eval. |  | Flow/survival |
|  | Other | + | Resource mgmt |  | Fish disease |
|  |  | + | Planning/admin. | X | Supplementation |
|  |  |  | Enforcement |  | Wildlife habitat en- |
|  |  |  | Acquisitions |  | hancement/restoration |

Other keywords.

Life history, escapement, production, sampling, modeling.

Section 3.  Relationships to other Bonneville projects

| Project # |  | Nature of relationship |
| --- | --- | --- |
| 8902900 |  | Round Butte Hatchery production and Pelton Ladder |
| 9500700 | Pelton Ladder/Hood River Production | PGE O&M |
| 8805304 | Hood River Production Program | ODFW M&E |
| 9301900 | Hood River Production Program - Oak Springs, Powerdale, and Parkdale | ODFW Engineering and O&M |

Section 4.  Objectives, tasks and schedules

Briefly describe measurable objectives and the tasks needed to complete each objective.  Use Column 1 to assign numbers to objectives (for reference in the next table), and Column 3 to assign letters to tasks.  Use Columns 2 and 4 for the descriptive text.  Objectives do not need to be listed in any particular order, and need only be listed once, even if there are multiple tasks for a single objective.  List only one task per row; if you need more rows, press Alt-Insert from within this table.

| Obj 1,2,3 | Objective | Task a,b,c | Task |
| --- | --- | --- | --- |
| 1 | Hood River/Pelton Ladder program coordination | a | Oversee all components and tasks of the HR/PLPP; and coordinate with all other parties involved. |
|  |  | b | Coordination of engineering and construction activities. |
|  |  | c | Periodically re-evaluate the HR/PLPP management plans and project progress utilizing recommended planning processes. |
|  |  | d | Provide informational reports to agencies and public on project activities. Prepare BPA annual report. |
|  |  | e | Coordinate clipping and coded-wire tagging operations for hatchery releases into the Hood. |
| 2 | Watershed/habitat coordination | a | Complete work statements and budgets for development of a habitat restoration/protection plan |
|  |  | b | Continue to update and modify the habitat protection, restoration, and monitoring plan. Incorporate components of the watershed assessments, completed by the USFS and the Hood River Watershed Group, farmers, orchardists, timber companies, irrigation districts, and conservation agencies. |
|  |  | c | Plan, coordinate, and implement habitat projects. Seek cost sharing funds for all projects. |
| 3 | Determine abundance, selected life history patterns, and spatial distribution of juvenile anadromous salmonids and resident trout | a | Assist ODFW in providing equipment and labor in estimating numbers of downstream migrant naturally produced anadromous salmonids. |
|  |  | b | Estimate juvenile rearing distribution of anadromous and resident species. |
|  |  | c | Estimate rearing densities or relative abundance of juvenile anadromous salmonids and resident trout in selected reaches. |
|  |  | d | Estimate spatial distribution or rearing juvenile anadromous salmonids and resident trout. |
|  |  | e | Estimate selected morphometric characteristics of resident trout (e.g. mean fork length, mean weight). |
| 4 | Determine abundance of upstream migrant anadromous salmonids. | a | Assist ODFW in enumeration of all species of upstream migrant anadromous salmonids. |
| 5 | Determine the amount and condition of habitat available to anadromous salmonids. | a | Monitor selected environmental factors that may effect carrying capacity. |
|  |  | b | Estimate the quantity and quality of habitat available for spring chinook salmon and summer and winter steelhead. |
|  |  | c | Reevaluate and refine smolt carrying capacity. |
|  |  | d | Monitor water quality (e.g. temperature, flow, PH, and turbidity). |
|  |  | e | Complete physical habitat surveys |
| 6 | Determine what subspecies of O. mykiss and O. clarki exist in the subbasin and if there are any sensitive gene pools that may be impacted by HRPP actions. | a | Provide support to conduct laboratory work on the electrophoretic and mtDNA analysis. Work will be completed by University of Montana, contracted by ODFW. A report summarizing results will be submitted to CTWS. |
| 7 | Prepare a document that outlines program objectives and implementation guidelines for the Hood River hatchery supplementation program. | a | Complete document. Document should include brood stock collection methodology based on run timing and population size. |
| 8 | Determine effectiveness of acclimation of spring chinook salmon and summer and winter steelhead smolts. | a | Setup and operation of portable acclimation ponds on the West Fork Hood River for spring chinook salmon and summer steelhead. Setup and operation of an acclimation pond on the East Fork Hood River for winter steelhead. |
|  |  | b | Assist ODFW in monitoring naturally produced and acclimated hatchery produced smolt outmigration timing at migrant traps. |
|  |  | c | Evaluate if acclimation facilities have significantly increased numbers of hatchery smolts leaving the Hood River subbasin. |
|  |  | d | Estimate and compare median date of outmigration for naturally produced and acclimated hatchery produced smolts. |
|  |  | e | Evaluate significance of “residualism” using electrofishing and snorkel surveys. |
|  |  | f | Determine if acclimated hatchery spring chinook salmon adult returns distribute throughout the West Fork and utilize primary spawning areas. |
|  |  | g | Determine if acclimated smolts have a significantly higher smolt to adult survival rate in relation to direct released smolts |
| 9 | Review measures of relative “smolt quality” between fish reared in Pelton Ladder (old and new sections) and fish reared at Round Butte Hatchery (RBH), as inference that ladder-reared smolts may have superior “fitness” for survival. | a | Utilize past data from several broods of ladder reared and RBH reared smolts. Compile and analyze data to provide a comparison of relative “fitness” between the groups of fish. |
|  |  | b | Determine and compare smolt survival and condition of fish in Pelton Ladder. |
|  |  | c | Summarize and report jack and adult life history and morphological data on Deschutes River stock spring chinook salmon released from Pelton Ladder and RBH. |
|  |  | d | Determine and compare smolt to adult survival rates of similar sized smolts released at the same time from RBH and Pelton Ladder (Pond H-1 vs. cells 1,2, and 6; pond H-2 vs. cell 3). |
| 10 | Conduct controlled tests to define effective smolt production criteria that maximizes adult returns. | a | Determine and compare smolt to adult survival of fish transferred to Pelton Ladder in September and November. |
|  |  | b | Determine and compare smolt to adult survival rates of small (12/lb at release; cell L-3) and medium (8/lb at release; cell L-6) size smolts reared at Pelton Ladder. |
|  |  | c | Determine and compare smolt to adult survival rates of small (12/lb at release; pond H-2) and medium (8/lb at release; pond H-1) size smolts reared at RBH. |
|  |  | d | Document fish culture activities that occur at RBH and Pelton Ladder. |
|  |  | e | Coordinate (assist) with RBH staff in sampling fish at the hatchery and ladder for condition factors prior to release. |
|  |  | f | Coordinate (assist) with RBH staff in retrieving coded-wire tags from jack and adult spring chinook collected at the Pelton Trap. |
| 11 | Measure survival of smolts produced in the (new) modified sections of Pelton Ladder and compare to (old) established pre-modification survival rates. | a | Determine and compare smolt to adult survival of cells 1 and 2 (old section) with cell 6 (new section). |
|  |  | b | Calculate and compare survival rates of historic smolt releases from the old ladder section and hatchery. |
| 12 | Evaluate the effective production potential of the currently, unused area in Pelton Ladder. | a | Measure adult returns provided by the new modifications to Pelton Ladder to gain inferences about the potential value of further extending production in the ladder. |

Objective schedules and costs

| Objective # | Start Date mm/yyyy | End Date mm/yyyy | Cost % |
| --- | --- | --- | --- |
| 1 | 10/1998 | 09/1999 | 9.1 |
| 2 | 10/1998 | 09/1999 | 6.7 |
| 3 | 10/1998 | 09/1999 | 6.3 |
| 4 | 10/1998 | 09/1999 | 6.2 |
| 5 | 10/1998 | 09/1999 | 6.2 |
| 6 | 10/1998 | 09/1999 | 10.5 |
| 7 | 10/1998 | 09/1999 | 5.4 |
| 8 | 10/1998 | 09/1999 | 28.5 |
| 9 | 10/1998 | 09/1999 | 6.3 |
| 10 | 10/1998 | 09/1999 | 6.3 |
| 11 | 10/1998 | 09/1999 | 6.3 |
| 12 | 10/1998 | 09/1999 | 2.2 |

Schedule constraints.

This is an ongoing monitoring and evaluation project.  For purposes of this proposal, objectives described above were ended on 09/1999 (end of the FY 99 contract period) but does not represent the actual end date of those objectives.

Completion date.

Ongoing

Section 5.  Budget

List FY99 budget amounts for each category.  If an item needs more explanation, provide it in the Note column.  If the project uses PIT tags, include the cost ($2.90/tag).  Be sure to enter a total on the last line: this is the amount of your budget request.

| Item | Note | FY99 |
| --- | --- | --- |
| Personnel |  | 181,081 |
| Fringe benefits |  | 41,649 |
| Supplies, materials, non-expendable property |  | 32,090 |
| Operations & maintenance |  |  |
| Capital acquisitions or improvements (e.g. land, buildings, major equip.) |  | 5,900 |
| PIT tags | # of tags: |  |
| Travel |  | 41,650 |
| Indirect costs |  | 135,568 |
| Subcontracts |  | 89,900 |
| Other |  | 27,480 |
| TOTAL |  | 555,318 |

Out year costs

| Out year costs | FY2000 | FY01 | FY02 | FY03 |
| --- | --- | --- | --- | --- |
| Total budget | 580,000 | 605,000 | 630,000 | 655,000 |
| O&M as % of total | 0 | 0 | 0 | 0 |

Section 6.  Abstract

The HRPP is a fish supplementation project in the lower Columbia Basin funded by BPA

and jointly implemented by the CTWS and the ODFW (Project #88-053-04).  The goal of the HRPP is to restore summer and winter steelhead populations and reestablish spring chinook salmon using supplementation techniques in accordance with the Hood River Production Master Plan (1991).  In February, 1991, the NPPC separated the Hood River portion of the NEOH and linked it with the Pelton Ladder Project.  This was because: (1) the Pelton Ladder Master Plan identified the Hood River subbasin as a destination for spring chinook salmon smolts produced by the Pelton Ladder Project (Smith 1991), and (2) the Hood River Production Master Plan identified a need for the spring chinook salmon production (O’Toole 1991).  The NPPC approved the Hood River and Pelton Ladder Master Plans in 1992.  In accepting the Hood River Production Master Plan, the NPPC recommended a three-phased approach which included collecting baseline information, project implementation and facilities construction, and follow-up monitoring and evaluation studies.  Comprehensive collection of data began in December, 1991, including information on the natural production, smolt to adult survival, escapement, harvest, life history, and several morphological and meristic parameters needed to characterize wild and hatchery anadromous salmonid stocks and resident trout (CTWS and ODFW 1997).  Information collected by the HRPP was used to prepare an environmental impact statement evaluating the program’s impact on the human environment (DOE and BPA 1996).  Studies for Pelton Ladder to evaluate the effect of the new cells on the existing production were implemented in 1996.  Information collected by this M&E project will be used to (1) determine the current status of indigenous populations of resident and anadromous salmonids, (2) identify measures that will minimize any potentially detrimental impacts the HRPP could have on indigenous populations of resident trout and anadromous salmonids, and (3) develop and fine tune management guidelines that will optimize the benefits associated with the HRPP.

Section 7.  Project description

a.	Technical and/or scientific background.

The Hood River subbasin is home to four species of anadromous salmonids: chinook salmon, coho salmon, steelhead, and sea run cutthroat trout.  Indigenous spring chinook salmon were extirpated during the late 1960's.  The naturally spawning spring chinook salmon currently present in the subbasin are progeny of Deschutes stock.  The historical Hood River subbasin hatchery steelhead program utilized out-of-basin stocks for many years.  Recently the indigenous stocks of summer and winter steelhead have been determined by ODFW to be at a moderate to high risk of extinction and NMFS has included these steelhead stocks in the ESA designation of a “Threatened” species.

The HRPP is a fish supplementation project in the lower Columbia Basin funded by BPA and jointly implemented by the CTWS and ODFW.  The primary goals of the HRPP are to (1) re-establish naturally sustaining spring chinook salmon using Deschutes stock in the Hood River subbasin, (2) rebuild naturally sustaining runs of summer and winter steelhead in the Hood River, (3) maintain genetic characteristics of the population, and (4) contribute to tribal and non-tribal fisheries, ocean fisheries, and the Northwest Power Planning Council’s (NPPC) goal of doubling salmon runs in the Columbia Basin (O’Toole, P. and ODFW 1991a).

In accepting the Hood River Production Master Plan, the NPPC recommended adopting a three-phased approach which included collecting baseline information, project implementation and facilities construction, and follow-up monitoring and evaluation studies.  Comprehensive collection of data began in the Hood River subbasin in late, 1991, including information on the life history and production of anadromous salmonid stocks and habitat availability and inadequacy (CTWS and ODFW 1997).  In 1996, an Environmental Impact Statement was completed for the HRPP cooperatively by BPA, CTWS, and ODFW.  A record of decision was completed 10 October, 1996 by Randy Hardy (Administer of BPA); which supports the NPPC goals (DOE and BPA, March & July 1996).

In Section 7 of the 1994 version of the Columbia River Basin Fish and Wildlife Program, the NPPC recommended that implementation of production and habitat be fully coordinated (NPPC 1994). The Tribes, in Volume II of the Spirit of the Salmon Plan, support the NPPC in the need for a combination of supplementation and habitat restoration project. “Restoration of the anadromous fish populations in the Hood River subbasin will need to incorporate a combination of improved natural fish production and supplementation with cultured fish. Improved natural production could occur through improvements in the screening of irrigation diversions, habitat restoration and passage restoration (CRITFC 1996).”

The HRPP includes a number of physical facilities that have been recently developed or are currently  in the development process (Lambert et al., 1996 and 1997).  HRPP project implementation has included the recent completion of the Powerdale Dam Fish Facility, which is a state of the art fish trapping and sorting facility.  This facility allows project personnel to efficiently trap, sort, and/or transport all the adult salmonids arriving at Powerdale Dam.  The project also includes the Parkdale Fish Facility, which is currently under construction.  This facility, scheduled for completion before the end of FY 98, will provide adult broodstock holding and spawning facilities as well as juvenile acclimation ponds.  The project also will also include new egg incubation, early rearing, and smolt rearing facilities at Oak Springs Fish Hatchery.  Construction of these facilities will begin in March 1998.  Other important physical facilities associated with the HRPP project include three fish rearing cells in the PGE Pelton Fish Ladder, steelhead acclimation ponds on the East Fork Hood River (provided at no charge by the East Fork Irrigation District, and temporary fish acclimation ponds located on Longview Fibre Company property on the West Fork Hood River.

Current and previous contracts have funded work which has provided stock specific empirical data on resident trout and wild, natural and hatchery produced anadromous salmonids in the Hood River subbasin (Olsen et al. 1994, Olsen et al. 1995, CTWS and ODFW 1996, and CTWS and ODFW 1997).  Annual progress reports document information collected on 1) juvenile rearing densities, 2) subbasin smolt production, 3) the percentage of acclimated and direct released hatchery summer and winter steelhead smolts that leave the subbasin from a given production release, 4) wild and hatchery smolt to adult survival rates (i.e., preliminary estimates), 5) jack and adult escapements and harvest, 6) spatial distribution of adult holding, 7) life history patterns, and 8) selected morphological and meristic characteristics.  This quantitative data has been used to more accurately define 1) the spatial distribution of spawning and rearing populations of anadromous salmonids; 2) the current status of indigenous populations of wild summer and winter steelhead; 3) potential impacts the historical subbasin hatchery program may have had on indigenous populations of fish; 4) the current status of available anadromous salmonid habitat in the subbasin; 5) smolt to adult survival (i.e., preliminary estimates); and 6) the in-basin post-release survival of hatchery summer and winter steelhead production releases.  Information has been used extensively to refine our approach to implementing the Hood River Production Program in a manner that will minimize the program’s impact on indigenous populations of fish.  In particular, data has been used to 1) determine the most suitable areas for releasing hatchery smolts into the subbasin, 2) develop criteria for collecting hatchery broodstock, 3) develop guidelines for implementing the hatchery supplementation program, and 4) refine our approach to releasing acclimated hatchery smolts into the subbasin.

This project has collected, summarized, and documented over the past five years a significant amount of stock specific information on juvenile and adult anadromous salmonids in the Hood River subbasin.  While this information has been critical in implementing the HRPP in a biologically sound manner, the data set is still incomplete.  The multiplicity of juvenile and adult steelhead life history patterns requires a data set collected over a much longer time frame to evaluate project implementation (supplementation & habitat restoration) and achievement of objects.

The 1993 brood is the first brood in which an estimate of subbasin wild steelhead production can be made for all age classes of downstream migrant smolts and returning adults.  This is based on the fact that 1994 is the first year in which we estimated subbasin steelhead smolt production.  Wild steelhead from the 1993 brood will migrate as freshwater age  1, 2, 3, and 4 smolts in 1994, 1995, 1996, and 1997, respectively.  Then, depending on the freshwater age they migrate as smolts, adult steelhead will return as 1-, 2-, 3-, and 4-salt adults during the 1994-95 through 2001-02 run years.  This complex life history pattern essentially precludes our ability to develop our first estimate of smolt to adult survival of wild steelhead until FY 2002.  A similar situation also exists with evaluating the acclimation facilities.  Complete brood returns from the first release of acclimated hatchery winter steelhead smolts (1995 brood) will not be available until completion of the 1999-2000 run year (FY 2000).  The first release of acclimated hatchery summer steelhead smolts (1998 brood) will not occur until the spring of 1999.  Complete brood returns from this production release will not be available until completion of the 2003-04 run year (FY 2004).  Determining a statistically significant difference in survival rates would require estimates of smolt to adult survival for at least three to five brood releases of acclimated hatchery fish.  This means that we would not be able to evaluate any changes in survival rate until at least FY 2002 for hatchery winter steelhead and FY 2006 for hatchery summer steelhead.

A long term data set will also be required when we try to evaluate changes in subbasin smolt production and any impact the HRPP might have on indigenous populations of fish.  The hatchery winter steelhead program was the first component of the HRPP to be implemented in the Hood River subbasin and, consequently, will be the first program that we will be able to evaluate.  Hatchery winter steelhead smolts were first released as part of the HRPP in the spring of 1995 (1994 brood).  The very first year in which a noticeable impact on subbasin smolt production might be anticipated from this brood release will not occur until the spring of 1999.  Freshwater age 2 smolts migrating in the spring of 1999 would have the potential for being progeny of 1994 brood age 1.2  (freshwater.ocean age) hatchery adult winter steelhead that spawned in the Hood River subbasin in 1997.  Detecting a statistically significant increase in subbasin smolt production would require that we estimate subbasin smolt production for an additional 2-4 years which means that we would not be able to determine if the HRPP has improved subbasin steelhead smolt production until FY 2001 at the earliest.  Also, any changes in life history patterns and morphometric and meristic characteristics probably could not be statistically detected for juvenile steelhead until FY 2001 and for adult steelhead until FY 2005.

The Hood River subbasin is a very biologically complex system because the subbasin supports several species of resident trout and anadromous salmonids.  They include wild populations of rainbow, cutthroat, and bull trout and summer and winter steelhead and natural populations of spring and fall chinook salmon and coho salmon.  Juvenile and adult life history patterns are typically more complex for steelhead but resident trout and salmon also exhibit a diversity of patterns, although significantly fewer combinations may occur as is the case with coho salmon.  This inherent biological diversity precludes a short term monitoring and evaluation project that can be used to evaluate  the HRPP’s hatchery supplementation program and it’s impact on indigenous populations of fish.   Achieving the objectives stated in Section 7b below will require a long term commitment in terms of both dollars and personnel.

b.	Proposal objectives.

Objective 1.  Hood River/Pelton Ladder program coordination.

Null Hypothesis: None.

Alternative: None.

The program coordinator represents CTWS on the HRPP activities.  As the program is implemented it is vital to the success of the program to have all activities of the five individual projects of the HRPP be (8902900, 9500700, 8805304, 9301900, 8805303) closely coordinated.  The coordinator will be involved in the following activities: engineering, construction, monitoring and evaluation, research, habitat restoration, and fish culture.  In addition, there are many entities involved in the project and their participation over the next several years will be critical.  Funding and program oversight is through BPA.  Besides CTWS and BPA, other entities involved in the project include the ODFW, Hood River Watershed Group, PacifiCorp, Portland General Electric, USFS, NPPC, and the CBFWA.

Objective 2.  Hood River watershed/habitat coordination.

Null Hypothesis: None.

Alternative: None

The habitat coordination position is a contractual service under the CTWS M&E proposal.  This is a cost share position with Hood River Soil and Water Conservation District where both agencies contribute 50%.  This position will respond to the concerns of the NPPC that the HRPP should take an ecosystem approach to restoration of anadromous fish populations (NPPC 1992).

Objective 3.  Determine abundance, selected life history patterns, and spatial distribution of juvenile anadromous salmonids and resident trout.

Null Hypothesis 1: Implementation of the HRPP has not significantly increased wild steelhead smolt production in the Hood River subbasin.

Alternative: Implementation of the HRPP has significantly increased wild steelhead  smolt production in the Hood River subbasin.

Null Hypothesis 2: Implementation of the HRPP has not successfully reintroduced a naturally producing population of spring chinook salmon in the Hood River subbasin.

Alternative: Implementation of the HRPP has successfully reintroduced a naturally producing population of spring chinook salmon in the Hood River subbasin.

Null Hypothesis 3: Implementation of the HRPP has significantly altered the life history patterns of indigenous populations of anadromous salmonids in the Hood River subbasin.

Alternative: Implementation of the HRPP has not significantly altered the life history patterns of indigenous populations of anadromous salmonids in the Hood River subbasins.

Null Hypothesis 4: Implementation of the HRPP has significantly altered the morphometric and meristic characteristics of indigenous populations of anadromous salmonids in the Hood River subbasin.

Alternative: Implementation of the HRPP has not significantly altered the morphometric and meristic characteristics of indigenous populations of anadromous salmonids in the Hood River subbasin.

Objective 4.  Determine abundance of upstream migrant jack and adult anadromous salmonids in the Hood River subbasin.

Null Hypothesis: None.

Alternative: None.

This objective primarily provides ODFW personnel support when necessary at the Powerdale Dam adult fish trap.  Clear objectives for data collection are described in the ODFW project proposal.

Objective 5.  Determine the amount and condition of habitat available to anadromous salmonids.

Null Hypothesis: None.

Alternative: None.

Current smolt carrying capacity for the Hood River subbasin was determined by the subbasin planners using a computer simulation model developed by the NPPC called the Tributary Parameters Model (TPM)[NPPC 1989].  Current numbers of summer and winter steelhead and spring chinook salmon smolts migrating from the Hood River subbasin are far less than numbers estimated by the subbasin planners as the smolt carrying capacity.  These low outmigrant numbers support the need for supplementation.  The HRPP will continue to refine carrying capacity numbers to determine if the Hood River Master Plan’s run size and spawner escapement goals are achievable (O’Toole P. and ODFW 1991a).  Constraints: There is currently no methodology available for directly estimating carrying capacity that can be accomplished both in a relatively short time frame and at a low cost to the funding agency.  We propose expanding on the TPM’s concept by refining several parameters in the model based on stock specific information (Lambert et al., 1997).

Objective 6.  Determine what subspecies of O. mykiss and O. clarki exist in the subbasin and if there are any sensitive gene pools that may be impacted by the HRPP actions.

Null Hypothesis 1: Implementation of the HRPP has significantly altered the genetic makeup of indigenous populations of fish.

Alternative: Implementation of the HRPP has not significantly altered the genetic makeup of indigenous populations of fish.

Null Hypothesis 2: The genetic makeup of the hatchery broodstock significantly deviates from the corresponding native population from which it was derived.

Alternative: The genetic makeup of the hatchery broodstock does not significantly deviate from the corresponding native populations from which it was derived.

The analysis has been contracted to Dr. Fred Allendorf at the University of Montana through the genetics program at ODFW.  This is a cost share between CTWS (BPA funding), USFS (other federal funding), and ODFW (ODFW and BPA funding).  Genetic fish samples were collected in 1995 and 1996 by ODFW and CTWS research staff (Lambert et al. 1997).  Data will be summarized and analyzed in a completion report.

Objective 7.  Prepare a document that outlines program objectives and implementation guidelines for the Hood River hatchery supplementation program.

Null Hypothesis: None.

Alternative: None.

In 1995, following three years of collecting baseline information, the HRPP moved into project implementation and facilities construction.  The Powerdale Adult Fish Facility was completed in 1996 and will be used for adult broodstock collection and adult fish sampling research.  The Parkdale Adult Holding Pond and Egg Collection Facility is being constructed currently in FY 98.  This facility will be used for adult brood holding and spawning and acclimation of spring chinook salmon and summer steelhead smolts.  In addition, the Oak Springs Hatchery facilities will be completed in FY 98-99 and will provide necessary incubation and rearing capabilities for Hood River steelhead.  A document outlining all facility operations and implementation guidelines would benefit fish managers associated with the HRPP.

Objective 8.  Determine effectiveness of acclimation of spring chinook salmon and summer and winter steelhead smolts.

Null Hypothesis 1: Hatchery acclimation facilities has not significantly increased numbers of hatchery smolts leaving the Hood River subbasin.

Alternative: Hatchery acclimation facilities has significantly increased numbers of hatchery smolts leaving the Hood River subbasin.

Null Hypothesis 2: Median outmigration of hatchery acclimated smolts is not significantly different to wild or naturally produced smolts.

Alternative: Median outmigration of hatchery acclimated smolts is significantly different to wild or naturally produced smolts.

Null Hypothesis 3: Spawner distribution is not significantly different for hatchery jack and adult fish returning from experimental groups of acclimated and direct released hatchery smolts.

Alternative: Spawner distribution is significantly different for hatchery jack and adult fish returning from experimental groups of acclimated and direct released hatchery smolts.

Null Hypothesis 4: Acclimated smolts do not have a significantly higher smolt to adult survival rate than direct released smolts.

Alternative: Acclimated smolts do have a significantly higher smolt to adult survival rate than direct released smolts.

Objective 9.  Review measures of relative “smolt quality” between spring chinook salmon smolts reared in Pelton Ladder (old and new sections) and those reared at Round Butte Hatchery (RBH) as inference that ladder-reared smolts may have superior “fitness” for survival.

Null Hypothesis: Juvenile chinook salmon reared at Pelton Ladder do not have a significantly higher smolt to adult survival rate than those reared at RBH.

Alternative: Juvenile chinook salmon reared at Pelton Ladder do have a significantly higher smolt to adult survival rate than those reared at RBH.

Objective 10.  Conduct controlled tests to define effective smolt production criteria that maximizes spring chinook salmon adult returns.

Null Hypothesis 1: Juvenile chinook salmon transferred to Pelton Ladder in September versus November do not have a significantly higher smolt-to-adult survival rate than those reared at RBH.

Alternative: Juvenile chinook salmon transferred to Pelton Ladder in September versus November have a significantly higher smolt-to-adult survival rate than those reared at RBH.

Null Hypothesis 2: Mean size at release of ladder-reared smolts will not significantly affect smolt-to-adult survival rates.

Alternative: Mean size at release of ladder-reared smolts will significantly affect smolt-to-adult survival rates.

Null Hypothesis 3: Mean size at release of hatchery-reared (RBH) smolts will not significantly affect smolt-to-adult survival rates.

Alternative: Mean size at release of hatchery-reared (RBH) smolts will significantly affect smolt-to-adult survival rates.

Objective 11.  Measure survival of smolts produced in the (new) modified sections of Pelton Ladder and compare to (old) established pre-modification survival rates.

Null Hypothesis 1: Survival rates of smolts produced in the old section of Pelton Ladder prior to the new production facilities in Pelton Ladder are not significantly different from the survival rates of smolts produced after the new production facilities are brought online.

Alternative: Survival rates of smolts produced in the old section of Pelton Ladder prior to the new production facilities in Pelton Ladder are significantly different from the survival rates of smolts produced after the new production facilities are brought online.

Null Hypothesis 2: Smolt to adult survival rates in the new section of Pelton Ladder are not significantly different from smolt to adult survival rates in the old section of Pelton Ladder.

Alternative: Smolt to adult survival rates in the new section of Pelton Ladder are significantly different from smolt to adult survival rates in the old section of Pelton Ladder.

Objective 12.  Evaluate the effective production potential of the currently, unused area in Pelton Ladder.

Null Hypothesis: Effective production potential does not exist in the currently unused section of Pelton Ladder.

Alternative: Effective production potential does exist in the currently unused section of Pelton Ladder.

c.	Rationale and significance to Regional Programs.

In 1992, the Northwest Power Planning Council approved the Hood River and Pelton ladder master plans (O’Toole P. and ODFW 1991a and 1991b, and Smith and The CTWSRO 1991) within the framework of the Columbia River Basin Fish and Wildlife Program.  The master plans define an approach for implementing a hatchery supplementation program in the Hood River subbasin.

The primary goals of the HRPP are 1) to increase production of wild summer and winter steelhead (Oncorhynchus mykiss) and 2) to reintroduce spring chinook salmon (Oncorhynchus tshawytscha) into the Hood River subbasin.  Harvest and escapement goals are identified in O’Toole and Oregon Department of Fish and Wildlife (1991a),  O’Toole and Oregon Department of Fish and Wildlife (1991b), and Smith and The confederated Tribes of the Warm Springs Reservation of Oregon (1991).  Strategies for achieving the production goals were initially devised based on various assumptions about subbasin carrying capacity, smolt to adult survival rates, and current escapements of anadromous salmonids to the Hood River subbasin.  To obtain the information needed to more accurately estimate each parameter this project proposes operating an adult migrant trap at Powerdale Dam to collect life history and escapement information on jack and adult anadromous salmonids escaping to the Hood River subbasin.  This project also proposes operating several juvenile downstream migrant traps to collect life history and subbasin smolt production estimates for wild steelhead and salmon and to collect information on in-basin post-release survival of hatchery summer and winter steelhead smolts and hatchery spring chinook salmon smolts.  Information collected at the adult and juvenile migrant traps will be used to 1) refine the wild, natural, and hatchery production goal’s of the HRPP using subbasin and stock specific empirical data; 2) evaluate acclimation facilities operated under Contract Number 89-053-03; 3) develop guidelines for implementing the hatchery supplementation project implemented under Contract Numbers 93-019, 95-070, and 88-29; 4) evaluate the Pelton Ladder rearing facilities operated under Contract Number 88-29; 5) develop guidelines for implementing the hatchery supplementation program in a manner that will minimize the HRPP’s impact on indigenous populations of resident and anadromous salmonids; and 6) develop and refine strategies for implementing the HRPP in a manner that will improve efficiency and programmatic benefits.

d.	Project history

Measure 703(f)(5) of the Northwest Power Planning Council’s (NPPC) 1987 Fish and Wildlife Program recommended that the Bonneville Power Administration investigate the feasibility of developing artificial production facilities for chinook salmon (Oncorhynchus tshawytscha) and steelhead (Oncorhynchus mykiss) in the Hood, Umatilla, Walla Walla, Grande Ronde, and Imnaha rivers.  These artificial production facilities, known as the Northeast Oregon Hatchery Project (NEOH), were to be used to supplement natural production in these rivers.  Measure 703(f)(5) of the Program further stated that prior to design of the facilities, a Master Plan would be developed by the tribes and fish agencies for review and approval by the NPPC.

On 26 February, 1991, the NPPC agreed to separate the Hood River portion of the NEOH and link it with the Pelton Ladder Project.  This was because: (1) the Pelton Ladder Master Plan identified the Hood River subbasin as a destination for spring chinook salmon smolts produced by the Pelton Ladder Project (Smith 1991), and (2) the Hood River Production Master Plan identified a need for the spring chinook salmon production (O’Toole P. and ODFW 1991a and 1991b).

The NPPC accepted the Hood River Production Master Plan on 16 April, 1992, and recommended adoption of a three-phased approach (evaluation studies, project implementation, and follow-up monitoring and evaluation studies).  Comprehensive collection of data began in the Hood River subbasin in late 1991, including information on the life history and production of stocks of anadromous salmonids returning to the Hood River subbasin (Olsen et al. 1994).  Information collected for the Hood River Production Project (HRPP) was used to prepare an environmental impact statement evaluating the program’s impact on the human environment (DOE and BPA 1996 a and b).

The HRPP is jointly implemented by the CTWS and the ODFW.  Accordingly, the actions of this contract with ODFW represent one-half of the combined actions needed to complete the HRPP.  The monitoring and evaluation projects are currently collecting information on natural production, smolt to adult survival, escapement, harvest, life history, and several morphological and meristic parameters needed to characterize wild and hatchery stocks of summer and winter steelhead and natural and hatchery stocks of spring chinook salmon.  Data collected to date has more accurately defined 1) the spatial distribution of spawning and rearing populations of anadromous salmonids; 2) the current status of indigenous populations of summer and winter steelhead; 3) potential impacts the historical subbasin hatchery program may have had on indigenous populations of fish; and 4) the status of presently available anadromous salmonid habitat in the subbasin.  Data collected on this project has been summarized annually in the following progress reports: Olsen et al. 1994, Olsen et al. 1995, CTWS and ODFW 1996, and CTWS and ODFW 1997.

Monitoring and evaluation information has been used extensively to refine our approach to implementing the HRPP in a manner that will minimize the program’s impact on indigenous populations of fish.  Implementation of the O&M portion has resulted in some significant resource management improvements, including a major switch in the hatchery steelhead broodstock used for Hood River releases, from out of basin stocks (Big Creek and Skamania stocks) to the Hood River indigenous stocks.  In 1993 wild Hood River winter steelhead were selected from throughout the entire run at the Powerdale fish ladder and were subsequently matrix spawned to maximize potential genetic diversity.  Out-of basin origin winter steelhead have not been passed upstream from Powerdale Dam since 1993, in order to protect the genetic integrity of the wild Hood River spawners (CTWS and ODFW 1997).  In addition ODFW has implemented the Oregon Wild Fish Management Policy, which states that Hood River stock hatchery winter steelhead can comprise no more than 50% of the total spawner population.  Hood River wild summer steelhead were first collected for broodstock during the 1997-98 run.  Hatchery origin (Skamania stock) summer steelhead are now prevented from migrating upstream beyond Powerdale Dam.   Winter steelhead and spring chinook salmon smolts have been acclimated and volitionally released into the Hood River subbasin since 1996 (Lambert et al. 1997).  ODFW implemented a mandatory wild steelhead release angling regulations within the subbasin beginning in 1992 to maximize protection of the depressed wild stocks during the subbasin sport fishery.

e.	Methods.

Objective 1)	a.  Oversee all components and tasks of the HRPP; and coordinate with all other parties involved.

b.  Coordination of engineering and construction activities.

c.  Periodically re-evaluate the HRPP management plans and project progress utilizing recommended planning processes.

d.  Provide informational reports to agencies and public on project activities.  Complete BPA annual report.

e.  Coordinate clipping and coded-wire tagging operations for hatchery releases into the Hood.

Objective 2)	a.  Complete work statements and budgets for development of a habitat restoration/protection plan.

b.  Continue to update and modify the habitat protection, restoration, and monitoring plan.  Incorporate components of the watershed assessments, completed by the USFS and the Hood River Watershed Group, farmers, orchardists, timber companies, irrigation districts, and conservation agencies.

c.  Plan, coordinate, and implement habitat projects.  Seek cost sharing funds for all projects.

Objective 3)	a.  Assist ODFW in providing equipment and labor in estimating numbers of downstream migrant naturally produced anadromous salmonids.

b.  Estimate juvenile rearing distribution of anadromous and resident species.

c.  Estimate rearing densities or relative abundance of juvenile anadromous salmonids and resident trout in selected reaches.

d.  Estimate spatial distribution or rearing juvenile anadromous salmonids and resident trout.

e.  Estimate selected morphometric characteristics of resident trout.

Downstream migrant rainbow-steelhead (rb-st), spring chinook salmon smolts, and summer and winter steelhead smolts will be trapped at a rotary-screw trap located at approximately Rm 4.5 in the mainstem Hood River.  The screw traps will be sampled on a daily basis.  A pooled Peterson estimate with Chapman’s modification will be used to estimate numbers of downstream migrants, by size category (Olsen et al. 1997).  Approximate 95% confidence intervals will be calculated according to methods described in Olsen et al., 1997.  A three pass and two pass removal method are used to estimate population numbers at selected index sites within the Hood River subbasin (Zippin 1958; Seber and Whale 1970).  Electrofishing and snorkeling methods are used to complete fish distribution surveys throughout the Hood River subbasin.  Constraints: ODFW have effectively operated downstream migrant screw traps from 1994-1997.  Highly variable streamflows in the Hood River subbasin could limit the ability to obtain adequate sample sizes to accurately estimate specific parameters but we do not anticipate any constraints limiting ability to satisfactorily achieve the state objective.

Objective 4) 	a.  Assist ODFW in enumeration of all species of upstream migrant anadromous salmonids.

Upstream migrant wild, natural, and hatchery produced jack and adult anadromous salmonids will be trapped at an adult migrant trap located in the mainstem Hood River at Powerdale Dam (Rm 4.5).  The trapping facility will be operated daily, to weekly, throughout the year.  See Olsen et al., 1997 for detailed methods.  Constraints: The adult trapping facility at Powerdale Dam has been successfully operated since December 1991.  We do not anticipate any constraints limiting ability to achieve the stated objective.

Objective 5)	a.  Monitor selected environmental factors that may effect carrying capacity.

b.  Estimate the quantity and quality of habitat available for spring chinook salmon and summer and winter steelhead.

c.  Re-evaluate and refine smolt carrying capacity.

d.  Monitor water quality.

e.  Complete physical stream habitat surveys.

Brief methodology described in section b, proposal objectives.  See Lambert et al 1997 for detailed methods.

Objective 6)	a.  Provide support to conduct laboratory work on the electrophoretic and mtDNA analysis.  (Described in section b, proposal objectives).

Objective 7)	a.  Complete document.  Document should include brood stock collection methodology based on run timing and population size.  (Described in section b, proposal objectives).

Objective 8)	a.  Setup and operation of portable acclimation ponds on the West Fork Hood River for spring chinook salmon and summer steelhead.  Setup and operation of an acclimation pond on the East Fork Hood River for winter steelhead.

b.  Assist ODFW in monitoring naturally produced and acclimated hatchery produced smolt outmigration timing at migrant traps.

c.  Evaluate if acclimation facilities have significantly increased numbers of hatchery smolts leaving the Hood River subbasin.

d.  Estimate and compare median date of outmigration for naturally produced and acclimated hatchery produced smolts.

e.  Evaluate significance of “residualism” using electrofishing and snorkel surveys.

f.  Determine if acclimated hatchery spring chinook salmon adult returns distribute throughout the West Fork and utilize primary spawning areas.

g.  Determine if acclimated smolts have a significantly higher smolt to adult survival rate in relation to direct released smolts.

The project will be acclimating all hatchery spring chinook salmon and summer steelhead on the West Fork and hatchery winter steelhead on the East Fork using portable acclimation raceways.  The portable raceways will be gravity fed and fish will be volitionally released.  Evaluation of these fish will occur as described in objective 3 except for task f.  To evaluate task f ,complete spawning ground surveys will be completed on the West Fork Hood River.  Data collection includes redds, carcasses, live fish, and river miles associated with each.  Fish are also checked for spawning success and disease.  For additional methodology see Lambert et al., 1997.

Objective 9)	a.  Utilize past data from several broods of ladder reared and RBH reared smolts.  Compile and analyze data to provide a comparison of relative “fitness” between the groups of fish.

b.  Determine and compare smolt survival and condition of fish in Pelton Ladder.

c.  Summarize and report jack and adult life history and morphological data on Deschutes River stock spring chinook salmon released from Pelton Ladder and RBH.

d.  Determine and compare smolt to adult survival rates of similar sized smolts released at the same time from RBH and Pelton Ladder.

Objective 10)	a.  Determine and compare smolt to adult survival of fish transferred to Pelton Ladder in September and November.

b.  Determine and compare smolt to adult survival rates of small (12/lb) and medium (8/lb) size smolts reared at RBH.

c.  Determine and compare smolt to adult survival rates of small (12/lb) and medium (8/lb) size smolts reared at RBH.

d.  Document fish culture activities that occur at RBH and Pelton Ladder.

e.  Coordinate (assist) with RBH staff in sampling fish at the hatchery and ladder for condition prior to release.

f.  Coordinate (assist) with RBH staff in retrieving coded-wire tags form jack and adult spring chinook salmon at the Pelton Trap.

Objective 11)	a.  Determine and compare smolt to adult survival of the old section with the new section of the ladder.

Objective 12)	a.  Measure adult returns provided by the new modifications to Pelton Ladder to gain inferences about the potential value of further extending production in the ladder.

An adult collection facility (Pelton Adult Trap) will be operated on the Deschutes River.  Numbers from the Pelton Adult Trap, along with expanded Indian and sport catch figures from the Deschutes River creels, will be used to monitor adult escapement.  Comparisons among Pelton Ladder cells and RBH ponds (objectives 9-12) are based on smolt-to-adult survival.  For additional information see Lambert et al., 1997.

f.	Facilities and equipment.

The HRPP (CTWS and ODFW) monitoring and evaluation projects have been collecting baseline information on the Hood River subbasin since 1991, and is in the second year of implementation following completion of the EIS.  This project is currently being operated out of a field station located in The Dalles, Oregon.  The field station provides an office, conference room, storage area, and parking.  The shop is supplied with mechanical tools required to repair and maintain acclimation facilities and other field equipment used by this project.  This project has four field vehicles necessary for travel.

All major office supplies and most field equipment, needed to implement this project, have been purchased under previous contracts.  Major office supplies include three computers and associated software, FAX machine, copier, two ink jet printers, typewriter, slide projector, overhead transparency machine, color tv, camcorder, desks, chairs, and filing cabinets.  Major equipment includes portable acclimation ponds and liners, two gasoline pumps, 1200 ft of 8" and 400 ft of 6" PVC sewer pipe and fittings, valves, four electrofishers, chainsaw, two DO meters, 10 Hobo Temp’s, digital hanging scale, CWTag detectors, 400 watt generator, and other miscellaneous field equipment.

Implementation of the summer steelhead program and the increase in production of winter steelhead will require purchase of additional major equipment in the FY 99 budget period.

Additional screen frames, 100' of I beams, two grip strut walkways, and handrails will be purchased to modify a concrete sand settling pond for acclimation of winter steelhead.  Welding fabrication will be contracted.  In addition 1300' of 6" and 700' of 4" PVC sewer pipe and fittings, 10' circular pond, and a portable pond liner will need purchased for acclimation of summer steelhead.  Another major item will be the purchase of a portable shop and the cost of wiring it with power.  Increased field equipment has created a need for storage and project staff need a shop for equipment maintenance and repair.

g.	References.

CRITFC.  1996.  WY-KAN-USH-MI WA-KISH-WIT.  The Columbia River Anadromous       Fish Restoration Plan of the Nez Perce, Umatilla, Warm Springs, and Yakama Tribes.         Portland, Oregon. Cited: volume II, page 25.

CTWS and ODFW, cooperators.  1996.  Annual progress report.  Hood River and Pelton        Ladder evaluation studies.  Annual Progress Report of the Confederated Tribes of the         Warm Springs Reservation and Oregon Department of Fish and Wildlife (Projects 89-         053-03 and 89-053-04) to Bonneville Power Administration, Portland, Oregon.

CTWS and ODFW, cooperators.  1997.  Annual progress report.  Hood River and Pelton        Ladder evaluation studies.  Annual Progress Report of the Confederated Tribes of the         Warm Springs Reservation and Oregon Department of Fish and Wildlife (Projects 89-         053-03 and 89-053-04) to Bonneville Power Administration, Portland, Oregon.

Department of Natural Resources, Confederated Tribes of the Warm Springs Reservation        of Oregon.  October 1993.  Hood River/Pelton Ladder master agreement.  Bonneville         Power Administration, Portland, Oregon.

DOE and BPA (U.S. Department of Energy and Bonneville Power Administration).                 March 1996.  Hood River fisheries project.  Draft Environmental Impact Statement             (DOE/EIS-0241).  Bonneville Power Administration, Portland, Oregon.

DOE and BPA (U.S. Department of Energy and Bonneville Power Administration).  July         1996.  Hood River fisheries project.  Final Environmental Impact Statement                        (DOE/EIS-0241).  Bonneville Power Administration, Portland, Oregon.

Lambert M.B., M. Jennings, and P. O’Toole, Confederated Tribes of the Warm Springs           Reservation of Oregon.  1996.  Annual progress report.  In: ODFW and CTWS,                  cooperators.  Hood River and Pelton Ladder evaluation studies.  Annual Progress               Report of the CTWS and ODFW (Projects 89-29, 89-29-01, 89-053-03, 89-053-04,           and 93-019; Contracts DE-BI7989BP00631, DE-BI17989BP00632,

DE-BI17993BP81756, DE-BI17993BP81758, DE-BI17993BP99921) to Bonneville           Power Administration, Portland, Oregon.

Lambert M.B., M. Jennings, and J.P. McCanna, Confederated Tribes of the Warm Springs       Reservation of Oregon.  1997.  Annual progress report.  In: ODFW and CTWS,                  cooperators.  Hood River and Pelton Ladder evaluation studies.  Annual Progress               Report of the CTWS and ODFW (Projects 89-29, 89-29-01, 89-053-03, 89-053-04,           and 93-019; Contracts DE-BI7989BP00631, DE-BI17989BP00632,

DE-BI17993BP81756, DE-BI17993BP81758, DE-BI17993BP99921) to Bonneville           Power Administration, Portland, Oregon.

NEOH Project (Northeast Oregon Hatchery Project).  1991.  Hood River Master Plan.            Draft monitoring and evaluation plan produced for NPPC’s Monitoring and Evaluation       Group review.  CTWS, Warm Springs, Oregon.

Northwest Power Planning Council (NPPC).  1987.  Columbia River basin fish and                  wildlife program.  Portland, Oregon.

NPPC.  1989.  Documentation from System Planning Model.  Monitoring and Evaluation         Group.  Portland, Oregon.

NPPC.  1992.  NPPC approval letter for the Hood River Master Plan to Zane Jackson,             Chairman, CTWS.  April 16, 1992.

NPPC.  1994.  Columbia River Basin Fish and Wildlife Program.  Adopted November 15,        1982.  Amended December 14, 1994.  Northwest Power Planning Council, Portland,           OR.

ODFW (Oregon Department of Fish and Wildlife).  1995.  Aquatic Inventories Project:            Physical Habitat Surveys, Fish Surveys, Hood River Subbasin.

ODFW and CTWS (Oregon Department of Fish and Wildlife and Confederated Tribes of         the Warm Springs Reservation of Oregon).  September, 1990.  Hood River Subbasin           Salmon and Steelhead Production Plan.  Cited: pages 27-30.

Olsen, E.A., R.A. French, and J.A. Newton.  1994.  Hood River and pelton ladder                    evaluation studies.  Annual Progress Report of CTWS and ODFW (Projects 89-29,

89-29-01, 89-053-03, 89-053-04, and 93-019; Contracts DE-BI7989BP00631,

DE-BI17989BP00632, DE-BI17993BP81756, DE-BI17993BP81758,

DE-BI17993BP99921) to BPA, Portland, Oregon.

Olsen, E.A., R.A. French, and A.D. Ritchey.  1995.  Hood River and pelton ladder                   evaluation studies.  Annual Progress Report of CTWS and ODFW (Projects 88-29,

89-29-01, 89-053-03, 89-053-04, 93-019; Contracts DE-BI7989BP00631,

DE-BI17989BP00632, DE-BI17993BP81756, DE-BI17993BP81758,

DE-BI17993BP99921) to BPA, Portland, Oregon.

Olsen, E.A., and R.A. French, Oregon Department of Fish and Wildlife.  1997.  Annual            progress report.  In: ODFW and CTWS, cooperators.  Hood River and Pelton Ladder         evaluation studies.  Annual Progress Report of the ODFW (Projects 89-29, 89-29-01,         89-053-03, 89-053-04, and 93-019; Contracts DE-BI7989BP00631,

DE-BI17993BP81756, DE-BI17993BP81758, DE-BI17993BP99921) to BPA,                  Portland, Oregon.

O’Toole, P., and Oregon Department of Fish and Wildlife.  1991a.  Hood River                       production master plan.  Final report of the Confederated Tribes of the Warm Springs         Reservation and the Oregon Department of Fish and Wildlife (Project 88-053, Contract       DE-BI79-89BP00631) to Bonneville Power Administration, Portland, Oregon.

O’Toole, P., and Oregon Department of Fish and Wildlife.  1991b.  Hood River                       production master plan (Appendices).  Final report of the Confederated Tribes of the           Warm Springs Reservation and the Oregon Department of Fish and Wildlife (Project           88-053, Contract DE-BI79-89BP00631) to Bonneville Power Administration,                     Portland, Oregon.

Seber, G.A.F. and J.F. Whale.  1970.  The removal method for two and three samples.             Biometrics:393-400.

Smith, M. and the Confederated Tribes of the Warm Springs Reservation of Oregon.                1991.  Pelton ladder master plan.  Final Report of ODFW and CTWS (Project 89-029,        Contract DE-BI79-89BP01930) to BPA, Portland, Oregon.

Zippin, C.  1958.  The removal method of population estimation.  Journal of Wildlife                Management 22(1):82-90.

Section 8.  Relationships to other projects

The HRPP is composed of five separate contracts (Project # 9301900, 9500700, 8802900, 8805304, and 8805303) that could impact the program if one or more contracts are not fully funded according to schedule.  The five contracts primarily provide funding for three broad categories of activities.  These include engineering, implementation, and monitoring and evaluation studies.  Funding for the engineering component of the HRPP provides for the design and construction of facilities at Powerdale Dam, Parkdale, and Oak Springs Hatchery that are required to fully implement the HRPP.  Funding for implementation provides for broodstock collection, holding and spawning, rearing, and marking and tagging.  Funding for monitoring and evaluation studies provides for the evaluation of the HRPP and interaction the hatchery program may be having on wild populations of fish.  Inadequate, or loss of, funding for any component will jeopardize our ability to achieve project goals according to the time frame established in the EIS.  This is particularly crucial for construction work proposed for FY 97.  The proposed adult holding and acclimation facilities at Parkdale are required to begin implementing the summer steelhead and spring chinook salmon programs.  Completion of hatchery facilities at Oak Springs Hatchery also needs to coincide with completion of the Parkdale facilities before we can begin implementing the summer steelhead program.  The winter steelhead program could be implemented without the Parkdale facilities but at a much lower level than proposed for full implementation of the HRPP.

In section 7 of the 1994 version of the Columbia River Basin Fish and Wildlife Program, the NPPC reiterated its determination that implementation of production and habitat activities be fully coordinated (NPPC, 1994).  In 1996, an Environmental Impact Statement was completed for the HRPP cooperatively by  BPA, CTWSRO, and ODFW.  A record of decision was completed October 10, 1996 by Randy Hardy  (BPA Administrator); and supports NPPC goals.  The decision was to proceed with Alternative 1, because it best met the needs and purposes stated in the Final EIS and has the best potential for re-establishing or rebuilding and sustaining populations of anadromous salmonids in the Hood River subbasin with a combination of supplementation, habitat improvement, and a monitoring and evaluation program (DOE and BPA, 1996).

There are a number of other, non-BPA funded, programs in the subbasin that have direct positive impacts on the success of the HRPP.  For example, the East Fork Irrigation District  (EFID) has implemented new fish screening on their 130 cfs diversion from the East Fork Hood River.  In the process of installing this new fish screen EFID constructed concrete sediment retention ponds.  One of these ponds has been used for steelhead smolt acclimation.  EFID is working with HRPP personnel to determine the most efficient type of fish screen to install at their second major diversion.  The Middle Fork Irrigation District (MFID) has provided a temporary adult holding facility adjacent to the Parkdale site.  In addition MFID has cooperated in the construction of the Parkdale facility, including the water supply tap into their powerhouse tailrace.  MFID, in cooperation with the US Forest Service, has recently installed an upstream migrant fish trap at the base of Clear Branch Dam (Middle Fork Hood River).  The Farmers Irrigation District (FID) has implemented instream habitat restoration on a major West Fork tributary.  FID has been actively upgrading district fish screens and implementing water conservation measures.  The Mount Hood National Forest has had an active stream habitat restoration program throughout the subbasin.  Their work has included the placement of instream structures and large wood in each of the main Hood River tributaries with a goal of restoring instream habitat diversity.  The Hood River Watershed Group is taking an active role in activities that will improve the overall condition of the Hood River watershed and streams.  They recently provided their unqualified endorsement of a proposal that will allow the placement of salmon and steelhead carcasses in the Hood River streams to enhance primary stream productivity.  PacifiCorp has provided the land needed for development of the Powerdale Fish Facility. They are currently undergoing FERC relicensing of Powerdale Hydroelectric Project which should result in major improvements to downstream migrant screening, instream minimum flows, overall water quality and development of an SOP for Powerdale Dam.  Past improvements have been completed on the adult fish ladder.

Section 9.  Key personnel

MICK JENNINGS

3430 W 10th Street

The Dalles, OR 97058

EDUCATION

B.S. in Fisheries Science 1965

Dept. of Fisheries and Wildlife

Oregon State University, Corvallis, OR

PROFESSIONAL EXPERIENCE

CONFEDERATED TRIBES OF THE WARM SPRINGS RESERVATION OF OREGON

The Dalles, Oregon. March, 1995 to present.  Salaried-40+hrs/week.

Job Title: Program Coordinator, Hood River Production Program

Duties: This position oversees the Tribal portion of the Hood River Production Program (HRPP), a Bonneville Power Administration funded program which is to restore anadromous fish runs in Hood River. Duties include oversight of project administration, engineering, construction, monitoring and evaluation of Hood River research, habitat evaluation and fish culture. This position updates Tribal Fish and Wildlife Committee, Tribal Council, Northwest Power Planning Council and others on progress of HRPP.  This position budgets and administers a $500,000 monitoring and evaluation contract of Hood River research and supervises a staff of five full-time and three seasonal employees in an office in The Dalles, Oregon.

OREGON DEPARTMENT OF FISH AND WILDLIFE

Portland, Oregon.  April, 1990 to February, 1995.  Salaried 40+hrs/week.

Job Title: Steelhead Program Leader

Duties: This position directs, guides and assists the regions in the Department to implement a Statewide Steelhead Management program. Major duties consist of providing programmatic direction by coordinating the implementation of the policies, objectives and guidelines contained in the Statewide Steelhead Plan; preparing quarterly program progress reports, annual Steelhead Report, and other special reports and news releases; preparing and monitoring biennial budget; directing the research necessary to implement the Steelhead Plan; directing staff involved in collection and analysis of fisheries data; coordination of projects affecting steelhead resources; and providing guidance to Department personnel responsible for implementing the Steelhead Plan on state-of-the-art steelhead management techniques.

OREGON DEPARTMENT OF FISH AND WILDLIFE

Roseburg-Grants Pass, Oregon

Job Title: District Fish Biologist, June, 1982 to March, 1990.  Salaried-40+hrs/week.

Assistant District Fish Biologist, November, 1966 to May, 1982.  40hrs/week

Duties: Management biologist responsible developing, planning, supervising, analyzing and completing various fish management programs in the district. Approximately 60 percent of activities involved habitat protection and restoration.  A considerable amount of the habitat restoration activities involved adult and juvenile fish passage issues. Improvements to artificial fish passage barriers that I assisted in design and personally worked on included Little Butte Dam, Fielder Dam, Waters Creek Dam, Savage Rapids Dam, Kane Creek culvert, and Wimer Dam. I was continually evaluating fish passage at the approximately 100 small dams in the Rogue Basin. Also, a major part of my duties was spent supervising the fish screens program in the upper Rogue where over 150 rotary screens were in operation. Coordinated stream habitat restoration projects with the five USFS ranger districts that I worked with were routinely reviewed and evaluated for fishery resource benefits.

PUBLICATIONS/JOB COMPLETIONS

Steelhead Plan, Oregon Department of Fish and Wildlife, Wade M., et al. 1995. This is a comprehensive plan for production and management of Oregon’s anadromous steelhead. I was the primary person responsible for its development and completion, including setting up and overseeing technical and public advisory committees, incorporating comments and developing support of co-managers and the public, and finally adoption by the Fish and Wildlife Commission. This process took about 18 months.

Hooton, B., Jacobs S., Jennings, M., Kostow, K., McPherson, B., Nickelson T., Smith, A., Weeks, H.  1995. Biennial report on the status of wild fish in Oregon. Oregon Department of Fish and Wildlife.  Portland, Oregon. 217 p.

Lambert, M. B., Jennings, M., O’Toole, P.  1995.  Hood River and Pelton Ladder evaluation studies.  Annual Progress Report (Project 89-053-03) of the Confederated Tribes of the Warm Springs Reservation of Oregon. In cooperation with Oregon Department of Fish and Wildlife.  Report B, pages 173-285 to Bonneville Power Administration, Portland. Oregon.

Lambert, M.B., Jennings, M., McCanna J. 1996. Hood River and Pelton Ladder evaluation studies. Annual Progress Report (Project 89-053-03) of the Confederated Tribes of the Warm Springs Reservation of Oregon.  In cooperation with Oregon Department of Fish and Wildlife.  Report B, pages 163-257 to Bonneville Power Administration, Portland, Oregon.

MICHAEL LAMBERT

3430 W 10th Street

The Dalles, OR 97058

EDUCATION:

B.S. in Biology 1992

Western Oregon State College, Monmouth, OR

PROFESSIONAL EXPERIENCE:

THE CONFEDERATED TRIBES OF THE WARM SPRINGS RESERVATION OF OREGON, The Dalles, OR; March 1995 to present.  Salaried-40+hrs/week.

Job Title: Fisheries Project Leader

Duties: This position reports to the Program Coordinator.  This position is responsible for coordinating and implementing field activities for the Hood River Production Program (HRPP) M & E.  M & E activities include: determining abundance, distribution, and life history patterns for anadromous and resident fishes; overseeing genetic sampling and developing a comprehensive genetic monitoring and evaluation plan; evaluating ecological interactions of wild/natural fish and hatchery fish; oversee smolt acclimation ponds (setup and operations) and experimental design to determine effectiveness of acclimation of spring chinook salmon and winter and summer steelhead smolts; implement hatchery fish culture monitoring/coordination; and oversee Pelton Ladder (Deschutes River) spring chinook smolt survival studies between the newly modified sections and old established sections of the ladder.  Have been overseeing habitat restoration/protection activities on the Hood River.  Compile, summarize, and analyze data collected, and prepare monthly/annual reports for the HRPP.

OREGON DEPARTMENT OF FISH AND WILDLIFE, Various locations.

Job Title: Experimental Biologist Aide - Fisheries

Hermiston, OR; November 1994 through February 1995; hourly-40hrs/week.

Tillamook, OR; October 1994 through November 1994; hourly-40hrs/week.

Port Orford, OR; October 1993 through January 1994; hourly-40hrs/week.

LaGrande, OR; June 1993 through September 1993; hourly-40hrs/week.

Hermiston, OR; February 1993 through June 1993; hourly-40hrs/week.

Pendleton, OR; June 1990 through September 1990; hourly-40hrs/week.

Pendleton, OR; June 1989 through September 1989; hourly-40hrs/week.

Duties (relevant): Collected and summarized data on abundance, distribution, and life history information for anadromous and resident fishes.  Techniques of field collection were adult upstream migration traps, screw traps, electroshocking, snorkeling, fyke nets, and etc.  Various habitat work, including physical stream habitat surveys; planning, constructing, and maintaining stream riparian fence enclosures; revegetated degraded riparian zones for quicker recovery; and assisted in preparation and construction of a concrete weir built for improving upstream fish passage.

PACIFIC STATES MARINE FISHERIES COMMISSION, LaGrande, OR; March 1994 through July 1994; hourly-40hrs/week  Job Title: Biological Assistant - Fisheries

Duties: Collected and summarized research data on downstream migrant anadromous salmonids leaving the Grande Ronde Basin using a migrant screw trap.  A portion of collected fish were PIT-tagged.  Research data was used to determine abundance, outmigration timing, and additional life history information.

U.S. FOREST SERVICE - LAMBERT & BEEN, ET AL, Pendleton, OR; May 1992 through December 1992 and May 1991 through February 1992; contracted payment-averaged 46hrs/week.

Job Title: Private Contractor - Stream Habitat And Fish Surveys

Duties: Completed over 200 miles of stream habitat and fish surveys documenting: stream channel characteristics and morphology; riparian zone vegetation; fish identification, population, location, barriers, and enhancement opportunities; and wildlife existence.  Wrote final reports for each stream surveyed, and within each report documented habitat enhancement and rehabilitation opportunities.  Management tasks included overseeing $140,000 budget (between two contracts), negotiating with USFS contracting officers, and training and distributing job duties to staff.

PUBLICATIONS/JOB COMPLETIONS

Completed the FY 1997 HRPP tribal contract for BPA(project number 89-053-03), currently working on the 1997 HRPP Annual Report.

Completed the FY 1995 and 1996 HRPP tribal contracts for BPA(project number 89-053-03).  In addition, FY 1995 and 1996 HRPP Annual Reports have been published by BPA.

Lambert, M. B., Jennings, M., O’Toole, P.  1995.  Hood River and Pelton Ladder evaluation studies.  Annual Progress Report (Project 89-053-03) of the Confederated Tribes of the Warm Springs Reservation of Oregon. In cooperation with Oregon Department of Fish and Wildlife.  Report B, pages 173-285 to Bonneville Power Administration, Portland. Oregon.

Lambert, M.B., Jennings, M., McCanna J. 1996. Hood River and Pelton Ladder evaluation studies. Annual Progress Report (Project 89-053-03) of the Confederated Tribes of the Warm Springs Reservation of Oregon.  In cooperation with Oregon Department of Fish and Wildlife.  Report B, pages 163-257 to Bonneville Power Administration, Portland, Oregon.

Completed contractual services for the US Forest Service as mentioned above.

Section 10.  Information/technology transfer

Project planning, implementation, and continued monitoring of the project will be summarized within the HRPP CTWS Annual Report for BPA (Project 89-053-03).  Project information will be presented to the co-managers (ODFW), public, outside agency staff, NPPC, CBFWA, BPA, and the Hood River Watershed Group through oral presentations and local newspaper reports.