Bonneville Power Administration

Fish and Wildlife Program FY99 Proposal

Section 1.  General administrative information

Enhance Habitat For Spring Chinook, Summer Steelhead, And Bulltrout.

Bonneville project number, if an ongoing project	9401805

Business name of agency, institution or organization requesting funding

Asotin County Conservation District

Business acronym (if appropriate)	ACCD

Proposal contact person or principal investigator:

Name	Bradley J. Johnson

Mailing Address	725 6th St, Suite 102

City, ST Zip	Clarkston,  WA  99403

Phone	(509)758-8012

Fax	(509)758-7533

Email address	accd@valint.net

Subcontractors.

| Organization | Mailing Address | City, ST Zip | Contact Name |
| --- | --- | --- | --- |
| Earth Conservation Corps, Salmon Corp | PO Box 54 | Lapwai, ID 83540 | Heide Stubbers |
| W.A. State Department of Fish & Wildlife | 45945 Joseph Cr. Rd. | Asotin, WA 99402 | Roger Holland |
| U.S. Forest Service | Forest Service Building | Pomeroy, WA 99347 | Del Groat |
| Asotin County Commissioners | PO Box 250 | Asotin, WA 99402 | Gordon Reed |
| WSU Analytical Lab | PO Box 646120 | Pullman, WA 99164 | Shulin Chen |

Natural Resource Conservation Service

725 6th St., Suite 102

Clarkston, WA 99403

| James Schroeder |
| --- |
| WSU-Center for Environmental Education | Cleveland Hall 57 AB | Pullman, WA 99164-2132 | Darin Sol |

NPPC Program Measure Number(s) which this project addresses.

7.0  (7.7B3, 7.8A2, 7.8A5)

NMFS Biological Opinion Number(s) which this project addresses.

Informal Consultation on Asotin Creek Model Watershed 1997 Streambank Stabilization and Fish Habitat Improvement Projects with a Not Likely to Adversely Affect Determination.

Other planning document references.

Asotin Creek Model Watershed Plan, National Marine Fisheries Service Snake River Salmon Recovery Plan, W.A. Depaftment of Fish and Wildlife draft Wild Salmonid Recovery Plan

Subbasin.

Asotin Creek, tributary of Snake River

Short description.

Enhance fish habitat, reduce water temperatures, erosion and sedimentation, improve and re-establish riparian vegetation, and promote cooperation and agreement between landowners and resource agencies within the Asotin Creek watershed..

Section 2.  Key words

Mark

Programmatic

Categories

Mark

Activities

Mark

| Project Types |
| --- |
| X | Anadromous fish | X | Construction | X | Watershed |
| * | Resident fish |  | O & M |  | Biodiversity/genetics |
| * | Wildlife |  | Production |  | Population dynamics |
|  | Oceans/estuaries |  | Research | * | Ecosystems |
|  | Climate | * | Monitoring/eval. |  | Flow/survival |
|  | Other |  | Resource mgmt |  | Fish disease |
|  | Planning/admin. |  | Supplementation |
|  | Enforcement | * | Wildlife habitat en- |
|  | Acquisitions |
| hancement/restoration |

Other keywords.

Model Watershed Plan, Implementation, Enhancement Projects

Section 3.  Relationships to other Bonneville projects

| Project # | Project title/description | Nature of relationship |
| --- | --- | --- |
| 9202602 | Implement Eastern Washington Model Watershed Plans | Technical Lead to Implement Plan. Project helps implement Plan and Habitat restoration in T&E chinook and steelhead streams. Builds community wide support in watershed restoration. |

Section 4.  Objectives, tasks and schedules

Objectives and tasks

Obj 1,2,3

| Objective | Task a,b,c |
| --- | --- |

| Task |
| --- |
| 1 | Reduce Stream Temperatures | a | Tree/Shrub plantings 10,000 ft |
|  |  | b | Riparian fencing 15,000 ft |
|  |  | c | Enhance width/depth ratio of stream by installing habitat structures |
| 2 | Increase Pools w/Large Woody Debris | a |

Install pool-forming habitat structures.  120 total

| vortex rock weirs, rock barbs, rock vanes, meander reconstruction, root wads, logs and brush |
| --- |
|  |  | b | Designs of structures will incorportate large woody debris |
| 3 | Reduce Sedimentation of spawning gravels | a |

Install Upland Practices to help reduce soil erosion

sediment basins  12 ea.

terraces    10,000 ft.

| grass/forb plantings 1,000 acres |
| --- |
|  |  | b | Streambank stabilization projects that incorportate fish habitat |
| 4 | Reduce fecal coliform levels | a | Riparian fencing (see above) |
|  |  | b | Filter or buffer strips between fence and creek |
|  |  | c | off-stream livestock water development |
|  |  | d | Tree/Shrub planting |

Objective schedules and costs

Objective #

Start Date

mm/yyyy

End Date

mm/yyyy

| Cost % |
| --- |
| 1 | 1/1998 | 12/1998 | 5.00% |
| 2 | 1/1998 | 12/1998 | 40.00% |
| 3 | 1/1998 | 12/1998 | 45.00% |
| 4 | 1/1998 | 12/1998 | 10.00% |
|  | TOTAL 100.00% |

Schedule constraints.

Improving and maintaining critical habitat requires cooperation and long-term commitments between landowners, state and federal agencies for watershed management.  Cooperators need to know that long-term cost-share assistance will be available.

Completion date.

We have just completed our second year of fish habitat installation in the Asotin Creek Watershed.  Funding for at least five years was identified during the planning phase.    2003 or later.  These proposed projects will be completed in 1999.

Section 5.  Budget

FY99 budget by line item

| Item | Note | FY99 |
| --- | --- | --- |
| Personnel |  |  |
| Fringe benefits |  |  |
| Supplies, materials, non-expendable property |  |  |
| Operations & maintenance |  | $15,000 |
| Capital acquisitions or improvements (e.g. land, buildings, major equip.) |  |  |
| PIT tags | # of tags: |  |
| Travel |  |  |
| Indirect costs |  |  |
| Subcontracts | Fish Habitat Implementation Projects | $96,000 |
| Other | Upland Management Projects | $82,000 |
| TOTAL |
| $193,000 |

Outyear costs

| Outyear costs | FY2000 | FY01 | FY02 | FY03 |
| --- | --- | --- | --- | --- |
| Total budget | $193,000 | $193,000 | $193,000 | $193,000 |
| O&M as % of total | 6.00% | 3.00% | 3.00% | 3.00% |

Section 6.  Abstract

The Asotin Creek Model Watershed Plan which was printed in 1995, was the first to be developed in Washington which specifically addressed habitat protection and restoration for salmonids.  The plan is consistent  with the habitat elements of the “Strategy for Salmon” and the draft “Wild Salmonid Policy.”

Our mission as stated in the Asotin Creek Model Watershed Plan is to:  “Complete and implement an integrated plan for the Asotin Creek watershed which will meet landowner objectives and agency acceptance, in order to protect and enhance all resource bases with concern for long-term sustainability.”

High stream temperatures, lack of resting and rearing pools containing large woody debris, sediment depostion in spawning gravels, and elevated fecal coliform counts were problems identified during the watershed analysis and are addressed in the Plan.  The Plan provides a framework for improving the overall health of the Asotin Creek watershed, with an emphasis on improving fish habitat.  Improved habitat quality will allow greater juvenile and adult survival at each freshwater lifestage and can result in more offspring surviving to begin migration to the ocean.

Improving and maintaining critical habitat requires cooperation and long-term commitment between landowners, and state and federal agencies to undertake comprehensive watershed management.  The District just completed its second year of habitat installation and adaptive management measures are being implemented.

HOBO temperature meters are deployed during the spring and record in-stream temperatures on a daily basis.  ISCO sediment samplers are currently taking samples at four locations in the watershed daily for total suspended solids.  Grab samples for fecal coliforms, ammonia, nitrate, total nitrogen and total phosphorous are being collected by WSU staff on a monthly basis.  Discharge, snorkling surveys, habitat assesments, pebble counts, pool size and frequency and before and after pictures at project sites (photo documentation) are also underway.  The District has intered into an agreement with WSU Lab to analize the data and quarterly reports will be sent to funding authorities.

Section 7.  Project description

a.	Technical and/or scientific background.

In 1992, the Washington State Conservation Commission entered into a contract with the Bonneville Power Administration (BPA) for the development and implementation of three model watershed plans in southeastern Washington.  The Asotin Creek Model Watershed Plan was one of the three selected.  This project is specific to the Asotin Creek Watershed.  Spring chinook salmon were listed as “threatened” under the Endangered Species Act in May of 1992 and steelhead were listed as “threatened” under ESA in the watershed in October of 1997.

The Asotin Creek Model Watershed was selected because it has been impacted by human activities and catastrophic natural events such as floods and droughts.  Spring chinook salmon, summer steelhead, bulltrout, and resident trout use these waters.  High stream temperatures, lack of quality resting and rearing pools containing large woody debris, sediment deposition in spawning gravels, and elevated fecal coliform levels were problems identified during the watershed analysis and are addressed in the Plan.

The Asotin County Conservation District was named the lead agency because of our strong connection with local landowners, and our ability to implement on-the-ground solutions for fish habitat concerns.  Individual projects in this proposal will address habitat paramenters and management activities identified in the 1994 Fish and Wildlife Program, section 7.6D.  They include:  increasing the number of large pools, large woody debris placement, meander reconstruction, riparian vegetation, riparian fencing, sediment and erosion practices, such as sediment basins, terraces, improving water quality through- out the watershed, and increased public awareness.  This proposal could include up to 25 individual projects targeting specific concerns within the watershed.  Projects will work in conjunction with previous work done to improve critical habitat within Asotin Creek.

The local NRCS, as well as the Spokane State Office Watershed Planning Team, provide in-kind services in the form of technical assistance, design, and project construction inspection for the District.  A Landowner Steering Committee, which represents the views and needs of the local community and a Technical Advisory Committee, which included representatives from the affected private, state, and federal agencies and organizations were established.  The two committees worked closely together to identify local needs and concerns and they are listed in the Asotin Creek Watershed Plan which was printed in 1995.

The District receives funding either through the Washington State Conservation Commission or directly from BPA to fund the Watershed Technical Lead Position and help improve water quality and fish habitat within Asotin Creek.  The last two years the District has received $37,000 per year for the Technical Lead Position and $150,000 per year for water quality and fish habitat enhancement projects.  During the same time, we have received funding from the Washington State Conservation Commission for general district operation and funding for cost-sharing upland conservation practices to help reduce erosion.  As stated earlier, the District also receives in-kind from NRCS, Washington Department of Fish and Wildlife, U.S. Forest Service, Salmon Corps, and the Asotin County Commissioners.  The “grass root system” of the District is the key to installing structures on private and public propery that can help improve water quality and fish habitat within Asotin Creek watershed.

b.	Proposal objectives.

This project proposal, building on past project implementation, continues with incremental increases in habitat restoration.  Funding support builds on the credibility link between landowners and agencies and enhances the cooperative commitment to achieve desired watershed health conditions.

This proposal may involve up to 25 individual projects.  Each project will have a proposal developed identifying objectives and benefits and include IDT Team proposed corrective actions, NRCS engineered designs, specifications, cost estimates, required permits, and NMFS Biological Assessment concurrance.  Project proposals will be submitted to BPA for individual project contracting.

The Asotin County Conservation District will maintain a file on each individual project.  Project files will include project plans, photos, permits, contracts/agreements, monitoring and evaluation reports, and other information assessing project effectiveness.

The ability and opportunity to utilize the expertise and resources of the WDFW, USFS, NRCS, WSU, Landowner Steering and Technical Advisory Committees is invaluable and contributes to the overall success of the projects.

Project Reports

Quarterly reports submitted to BPA

Model Watershed Quarterly Newsletters

Asotin County Conservation District Newsletter

Technical Project Designs for each project

Biological Assessment for projects submitted to BPA and NMFS

NEPA Checklist submitted to BPA

Project Completion reports to BPA

WSU Quarterly Monitoring report to District and BPA

Asotin Creek Model Watershed Plan completed in 1995

Resource invetories of the watershed

Asotin Creek Model Watershed Objectives

Reduce stream temperatures through the use of bio-engineering, riparian plantings, and riparian fencing projects.  The District will be receiving 6,000 dormant stock plantings for the watershed in the spring of 1998.  Local students, volunteers, and Salmon Corps will be asked to help.

In-stream structures provide the following components:  resting and rearing pools with large woody debris, interstitial spaces between boulders, enhanced width to depth ratio, added meanders, added complex fish habitat, and sorted gravel below the structure for suitable spawning habitat.  The District has identified areas in the watershed for 1999 projects.  We are anticipating just installing fish habitat structures.  Landowner concerns have been addressed and their cooperation is good, resulting in fish habitat on private property.  We will also be working on Forest Service and Deparment of Fish and Wildlife property.  Cost-share will be used on all projects with landowner cooperation being the key to success.

Reduce sedimentation of spawning gravels through riparian fencing, well and spring developments for off-stream watering devices, installing upland management practices such as terraces, sediment basins, filter strips, grassed waterways, and forestland planting.  The District has a very popular upland cost-share program in progress.

Reduce fecal coliform levels through riparian fencing, filter strips, and off-stream watering devices.  Riparian fencing projects have had some resistence on Asotin Creek.  Landowners are starting to see the results of fencing and understand that something needs to be done in the riparian area.  Most of the grazing done directly on the Creek is either during the fall or short periods in the spring.  The District had some success this fall with fencing projects and five sites were fenced with 6,200 ft of fence installed.  The off-stream watering devices are very popular, the only constrait is available time to design and implement.  We finished one this fall with three more identified.  Cost-share is used on all of these practices.

The District promotes a holistic ecosystem approach for watershed protection and restoration.  Coordinating, planning, designing, and implementing habitat restoration projects in T&E chinook and steelhead streams are no easy tasks.  Improving and maintaining critical habitat requires cooperation and long-term commitments between landowners, state and federal agencies to undertake comprehensive watershed management.  Improving habitat quality will allow greater juvenile and adult survival at each freshwater lifestage and can result in more offspring surviving to begin migration to the ocean.

c.	Rationale and significance to Regional Programs.

The rationale behind the ongoing Eastern Washington Model Watersheds and the Implementation funding is based on the goals found in the 1994 Fish and Wildlife Program, part 7.7b, “Model Watersheds.”  Specifically this section speaks of the “bottom up” planning done by the model watershed technical leads as we prepare our watershed plans for implementation.  It also speaks of implementation of priority on-the-ground actions that address key limiting factors for salmon and steelhead, which has been ongoing for the past few years.

Implementation of the Asotin Creek Model Watershed Plans goals and objectives will effectively address habitat enhancement for ESA listed weak populations without  adversely affecting watershed biological diversity.  In fact the goals of the Plan emphasize total watershed health.

The dynamic structure of the Plan relies on adaptive management techniques as restoration progresses with the ultimate outcome being watershed health at a self-sustaining level for all ESA listed species.

d.	Project history

The District has received funding from BPA to install demonstration projects.  From October of 1992 through September of 1997, BPA has provided $554,410.00 to the Washington State Conservation Commission to support the implementation of the Eastern Washington Model Watershed Plans.  The contract # for those funds is 9202602.

Under the Commission funding, the Asotin County Conservation District has received an average of $37,000.00 over the last two years for the Technical Lead Position.  These funds help pay for salary, benefits, office supplies and travel to meetings and conventions.  Twenty percent of the Lead’s salary is paid either from the District or Commission funds, which helps offset the total cost to BPA.

Over that same period, the District has received $318,000 directly from BPA for water quality and habitat enhancement projects.  The contract # for those funds is 9401800.

The District received $193,000.00 in 1997 for water quality and in-stream habitat enhancement projects.  Project Reports have been submitted titled “BPA Channel and Fish Habitat Improvements Completed on Asotin Creek.”  $53,920.00 spent on fish habitat and fencing projects on eleven different sites on Asotin Creek.  “BPA Riparian Fencing Projects on Asotin Creek.”  $26,723.00 spent on fifty-four sediment basin cleanouts in Asotin County, “BPA Sediment Cleanouts in Asotin County, WA” with most of the dirt being hauled back into the fields at the landowners expense.  $7,492.00 spent on sediment basin and terrace construction on cropland within the watershed.  $1,703.00 spent on an exclusion riparian fence on Forest Service land in the watershed.  The remaining funds were allocated in 1997 and the projects will be completed in the spring, summer, and fall of 1998.  Funding for 1998 habitat projects are uncertain at this time.

The District also received funding in 1996 directly from BPA for 96 Early Action Funding in the amount of $125,000.00.  These funds were used for in-stream channel and fish habitat enhancement projects and also water quality monitoring equipment for the District.  Project Reports have been submitted titled “Brief Evaluation of 7 BPA “Early Action” Streambank/Habitat Projects on Asotin Creek.”

The District has also received cost-share funding from the Washington State Conservation Commission for upland and riparian management practices.  The District installed fish habitat structures at Headgate Park on Asotin Creek as a demonstration project.  It included the structures and a pre and post-monitoring of the site.  A Progress Report has been submitted titled  “Installation of Fish Habitat Improvement Structures in the Headgate Park Reach of Asotin Creek, Washington and Resulting Changes in Pool Availability and Abundance of Juvenile Steelhead.”  This project was the only fish habitat enhancement project with Commission funding and it was completed in the fall of 1996 and the cost was $21,000.00 for the installation of structures and the pre and post-monitoring and evaluation.

Below are a list of structures installed within the county using Washington State Conservation Commission funds to help off-set some of the landowners cost.

Cost-Share practices implemented during 1995-1997 Biennium:

Cross Fencing	3,754.00 ft.

Grass Seeding	304.10 ac

Livestock Pipeline	400.00 ft

Pasture/Hayland Planting	235.90 ac

Pond Construction	2383.00 cy

Sediment Basin Construction	14,818.58 cy

Sediment Basin Reconstruction	1250.00 cy

Sediment Basin Cleanout	333.00 cy

Spring Development	1 ea

Stripcropping	1103.60 ac

Terrace Cleanout	18,715.00 ft

Terrace Construction	52,908.00 ft

Terrace Reconstruction	145,662.00 ft

Tree Planting	12,240.00 trees

Waterway Construction	986.50 ft

Windbreak	2 ea

Windbreak Restoration	1 ea

e.	Methods.

Specific tasks associated with the implementation of objectives as identified in Section 4 will be faciliated by the Model Watershed Lead through the Model Watershed Organizational Structure.  The structures include:  Landowner Steering Committees, Technical Advisory Committees, Interdisciplinary Teams, Landowners, and Public input.  These committees and groups identify, assess, design, and prioritize projects, however it is the Technical Lead who facilitates the coordination of project implementation.  The Lead also insures projects reflect the goals and objectives as identified in the Model Watershed Plan.  He/she oversees the project plan development, biological assessment development and submission, landowner acceptance and agreement, secures contract resources, and coordinates volunteers to insure implementation of habitat enhancement projects.

Long-term habitat enhancement retention is expected as a result of Plan and project installation.  Monitoring and evaluation assessments will provide guidance for structural enhancement through the adaptive management process.

The Watershed Plan identifies factors for monitoring and evaluation.  These factors are the basis for pre and post-construction assessments for water quality and habitat enhancement projects.   NRCS staff evaluates and monitors projects for structural performance integrity.

f.	Facilities and equipment.

The District obtains help from the United States Department of Agriculture (USDA) Natural Resources Conservation Service (NRCS) through a working agreement called the “Memorandum of Understanding.”  Other USDA agencies currently working with the District under such an agreement are: U.S. Forest Service, U.S. Department of Interior, Cooperative Extension Service, U.S. Corps of Army Engineers, Farm Service Agency, and the Asotin County Commissioners.

The NRCS provides the District with in-kind services including:  technical assistance, office space, office equipment, phone service, and vehicle use.  The total match exceeds $27,000.00 per year.

The District currently uses the internet and has two computers and a copier machine that can be used by the NRCS Staff.  The working relationships between the District and USDA agencies are in great working order.

Currently we are not identifying any equipment that needs to be purchased with project funds.  The District has the ability to use any field or office equipment to get the job finished in a proficent manner.

g.	References.

Asotin Creek Model Watershed Plan 1995.  Asotin County,  Washington.

Strategy for Salmon.  Vol. II.  1992.  NWPPC, Portland, Oregon.

Wild Salmonid Policy.  1997.  WDFW.  Olympia, Washington.

Section 8.  Relationships to other projects

The Eastern Model Watershed Project relates directly to this proposal.  The funding for the Model Watershed Leads assits implementation and administration of the Model Watershed Plans.  Without this grant the District administration and implementation of the Plan would be hard to complete and the trust and credibility gained would be lost.  Local cooperators need to know that long-term funding that was mentioned when this project began will continue to be available.  The idea of locally led decisions as a “grass roots system” would be hard to sell to cooperators who bought into an idea and then have the funding withdrawn.

The District receives in-kind from the NRCS in the form of technical support, office space, office equipment, phone service, and vehicle use.  We also receive basic funding support from the Washington State Conservation Commission and upland conservation funding for cost-share practices on private property.

Section 9.  Key personnel

Bradley J. Johnson

117 Maple St.

Clarkston,  WA  99403

(509)751-9685

Education

Dickinson State University,  Dickinson,  North Dakota

Bachelor of Science degree in Biology,  May 1992

Experience

Asotin County Conservation District  July 1996-Present

Clarkston,  WA

District Manager.  Responsible for performing management functions and  administration of District and Model Watershed Programs established by the Asotin County Conservation District.

Washington Department of Fish and Wildlife March 1996-July 1996

Clarkston,  WA

Technician.  Responsible for checking fishermen and vouchering for the squawfish reward program.

University of Idaho October 1992-March 1995

Moscow,  ID

Fisheries Technician.  Responsible for organizing and supervising crews for data collection.  Experience in gill netting, electrofishing, beach seining and data collection on the spawning ecology of brown trout and kokanee.  Established and operated juvenile and fry migration traps.  Organized entered and graphed data.

Expertise

Self-motivated individual with enthusiasm and interest in fisheries habitat enhancement and restoration.  Flexible to changes in the working environment with the ability to establish productive working relationships with people at all levels.  We have completed two years of habitat enhancement and restoration projects on Asotin Creek, Washington.  Three reports have documented project success and are included in the BPA Application.  As a technician for the University of Idaho under David H. Bennett, Relationship Between Substrate Composition and Salmonid Incubation Success, Evaluation of Substrate Quality for Incubation of Fall Chinook Salmon Embryos in the Snake River, Kokanee Spawning Ecology, the Snake River Sturgeon Project, the Lower Granite Squawfish And Smallmouth Bass Predation Project, Lower Granite Fish Larval Project, and temperature monitoring were some of my project involvements.  The fisheries experience that I have received coupled with my background in agriculture and working relations with people have enabled me to work closely with local landowners on issues regarding enhancement and restoration of fisheries habitat within Asotin County.

Richard D. Stauty

P.O. Box 671

Pomeroy, Washington  99347

(509) 843-1998 (W)  (509) 843-3950

P r o f e s s i o n a l   E x p e r i e n c e

USDA Natural Resources Conservation Service  9/94 to Present

Pomeroy, Washington

Soil Conservationist

Responsible for planning, design and installation of riparian and fish habitat improvement structures in the three Model Watersheds of Southeastern Washington.  Assist conservation districts and landowners in securing local permits and in-agency consultations.

USDA Natural Resources Conservation Service  7/91 to 9/94

Vancouver, Washington

Soil Conservationist

Coordinated County and NRCS efforts to reduce phosphorous loading into LacCamas Lake.  Primary responsibilities included:  farm planning, public information programs and developing both on-farm and a regional composting plan for small farm operations.

USDA Natural Resources Conservation Service  1/83 to 7/91

Moscow, Idaho

Soil Conservationist

Completed conservation planning on land uses.  Performed construction inspection on federally funded projects.  Served as GIS coordinator for national test site of database spatial information system interface.

USDA Natural Resources Conservation Service  7/81 to 1/83

Hailey, Idaho

Soil Conservationist

Completed resource plans on irrigated cropland and assisted in range inventory and planning.  Performed construction inspection on multi-user irrigation system installations and on community recreation facilities.

E d u c a t i o n

Vermilion Community College	Ely, Minnesota		1976 to 1978

AA Environmental Interpretation

University of Minnesota, Duluth	Duluth, Minnesota		1978 to 1980

Additional course work in Earth Science and Education

University of Idaho		Moscow, Idaho				1986 to 1990

BS Crop Science and Plant Protection

R e l e v a n t  N R C S  T r a i n i n g

Erosion and Sediment Control Systems

Soil Bioengineering

Hydraulics for Technicians

Environmental Concerns in Conservation Planning and Application

Forest Water Quality

Cultural Resource Training

Barry Southerland

NRCS State Office

Watershed Planning Team

Professional Experience

Soil Conservationist

Provides technical assistance to the District.  Serves as lead when

Determining alternatives for stream restoration projects.

Range Conservationist 3 years

Soil Conservationist 5 years

Supervisory Soil Conservationist 2 years

Fluvial Geomorphologist 2 years

Degrees

BS Range/Soils

Utah State University

MPA Natural Resources Management

Brigham Young University

Expertise

Resource data collection that is used for alternative development for watershed

Treatment.  Emphasis on fluvial geomorphic stream restoration.  Works as

Member of an interdisciplinary stream team in Washington

Publications

Co-author of several watershed plans, river basin studies

Mark Schuller

NRCS State Office

Watershed Planning Team

Professional Experience

State Fisheries Biologist

Provides technical assistance to the District.  Helps decide what measures       should be taken to improve habitat; help design, implement and monitor habitat improvement projects.

Washington Department of Fisheries  1974-1993

Regional Habitat Manager

Degrees

Boeing Mechanical Drafting Course  1968

BS Fisheries Science with minor in Wildlife  1972

University of Washington

Steelhead Life History Study in Graduate School at U of W  1974

Expertise

Working with landowners and volunteers to improve fish habitat.

Publications

Co-author of Asotin Creek Watershed Plan

“Cemeteries as Floral and Faunal Preserves”

Pacific Search Magazine,  1970

Section 10.  Information/technology transfer

The District produces a quarterly model watershed newsletter with a circulation to watershed residents of approximately 1,150 copies that relates information regarding the watershed and projects that have been implemented.   The District is very active with the local schools and provides hands-on workshops and tours to the local students.  During 1997, the District held a bank stabilization workshop that involved two local high schools (approximately 50 students).  The students also participated in habitat assessments, discharge evaluation and riparian plantings on Asotin Creek, tours of local fish hatcheries and a tour of the Nez Perce Tribes’ Sturgeon Project.  The District has provided four classrooms with aquariums to raise trout eggs.  Tours have been provided for legislators, landowners and agency representatives.  The local television and newspaper media has been utilized to promote the activities in the watershed.  Articles about the projects in the watershed have also appeared in BPA’s newsletters the Circuit and the Journal.