Bonneville Power AdministrationAdministration

Fish and Wildlife Program FY99 Proposal Form

Section 1.  General administrative information

Adult Fish Passage Improvement - Walla Walla River

| Bonneville project number, if an ongoing project | 9601200 |
| --- | --- |

Business name of agency, institution or organization requesting funding

Confederated Tribes of the Umatilla Indian Reservation

| Business acronym (if appropriate) | CTUIR |
| --- | --- |

Proposal contact person or principal investigator:

| Name | Gary James |
| --- | --- |
| Mailing Address | P.O.Box 638 |
| City, ST Zip | Pendleton, OR 97801 |
| Phone | (541) 276-4109 |
| Fax | (541) 276-4348 |
| Email address | jaburke@ucinet.com |

Subcontractors. List one subcontractor per row; to add more rows, press Alt-Insert from within this table

Organization

Mailing Address

City, ST Zip

Contact Name

U.S. Army Corps of Engineers

Chris Hyland

Construction Contractor(s)

NPPC Program Measure Number(s) which this project addresses.

NMFS Biological Opinion Number(s) which this project addresses.

Other planning document references.

If the project type is “Watershed” (see Section 2), reference any demonstrable support from affected  agencies, tribes, local watershed groups, and public and/or private landowners, and cite available documentation.

Wy Kan Ush Me Wa Kush Wit Volume II. 1995. CRITFC - Walla

Walla River, Instream Flow and Passage (II.B.)

Walla Walla Subbasin Plan. 1990. CTUIR - Part II, Habitat

Protection Needs, Habitat Protection Objectives and

Strategies

Draft Walla Walla Annual Operating Plan. 1997. CTUIR -

Sections I., III., and IV.

Draft Walla Walla Subbasin Master Plan. 1993. CTUIR -

Present Rehabilitation Efforts (III.C.) and Facilities

Needed to Implement Program (VI.C.2.)

Reconnaissance Report Walla Walla Basin. 1997. COE - Fish

and Lamprey Eel Passage Impediments (2.04b[1]) and

Problems, Opportunities, and Objectives 3.06a

[1],3.07a[1], and 3.10a[5])

Subbasin.

Walla Walla

Short description.

Provide for safe adult passage at several irrigation diversion dams in order to enhance summer steelhead and restore spring chinook populations in the Walla Walla River Basin.

Section 2.  Key words

Mark

Programmatic

Categories

Mark

Activities

Mark

Project Types

X

Anadromous fish

X

Construction

X

Watershed

Resident fish

O & M

Biodiversity/genetics

Wildlife

Production

Population dynamics

Oceans/estuaries

Research

Ecosystems

Climate

Monitoring/eval.

+

Flow/survival

Other

Resource mgmt

Fish disease

Planning/admin.

Supplementation

Enforcement

Wildlife habitat en-

Acquisitions

hancement/restoration

Other keywords.

passage, ladders, dam removal

Section 3.  Relationships to other Bonneville projects

Project #

Project title/description

Nature of relationship

8805302

NE Oregon Walla Walla Hatchery Facility

Will provide adult passage benefits for spring chinook and summer steelhead produced from this hatchery after built

8343500

Umatilla Hatchery Satellite Facilities O&M

Will provide adult passage benefits for fish to be produced from hatchery operated by project #8343500

8802200

Umatilla and Walla Walla Basins Trap and Haul Project

Project #8802200 will operate and maintain facilities constructed under this project

Section 4.  Objectives, tasks and schedules

Objectives and tasks

Obj 1,2,3

Objective

Task a,b,c

Task

1

Construct Nursery Bridge Ladder

a

Finalize designs for adult ladder and trap

b

Construct adult ladder and trap

Objective schedules and costs

Objective #

Start Date

mm/yyyy

End Date

mm/yyyy

Cost %

1

10/1998

09/1999

100%

Schedule constraints.

This is a cost share project with COE and any changes in their budget schedule would affect this funding request.

Completion date.

1999 - O&M of the project in outyears will be conducted under project #8802200.

Section 5.  Budget

FY99 budget by line item

Item

Note

FY99

Personnel

Fringe benefits

Supplies, materials, non-expendable property

Operations & maintenance

Capital acquisitions or improvements (e.g. land, buildings, major equip.)

PIT tags

# of tags:

Travel

Indirect costs

Subcontracts

This amount represents 25% of the total project cost and is BPA's portion of the cost share for engineering and construction with COE

400,000

Other

TOTAL

400,000

Outyear costs

Outyear costs

FY2000

FY01

FY02

FY03

Total budget

0

0

0

0

O&M as % of total

0

0

0

0

O&M of the project in outyears will be conducted under project #8802200.

Section 6.  Abstract

The Walla Walla River is heavily diverted for agricultural use. Inadequate flow and passage conditions are a primary factor in the decline of native summer steelhead runs and extirpation of spring chinook in the basin.

The goal of this project is to enhance adult passage conditions in the Walla Walla River by removing passage barriers and improving adult ladders. Two diversion dams were removed in FY97 and two ladders were improved in FY98 under the project. The fish ladder to be constructed under this proposal is the last structural adult passage improvement currently identified for the basin.

Correction of the adult passage problems in the basin is a key component of the overall plan to rehabilitate and restore fish runs in the Walla Walla River. Adult survival benefits to production areas realized from the project's completion will contribute to the NPPC rebuilding goal.

Section 7.  Project description

a.	Technical and/or scientific background.

The Walla Walla River is heavily diverted for agricultural use. This causes both inadequate flow conditions from dewatering of river reaches and physical passage barriers from associated diversion structures. Inadequate flows and migration conditions during critical portions of both adult and juvenile migration periods was the primary contributor to the extirpation of salmon and depression of the native summer steelhead populations in the basin.

Beginning in the early 1990's, CTUIR began to develop a comprehensive plan, similar to that being implemented in the Umatilla Basin, to rehabilitate summer steelhead populations and restore spring chinook to the Walla Walla Basin. A key plan component was to address the inadequate migration conditions which led to the decline and extirpation of the basin's anadromous populations. In the mid 1990's, funding became available to begin improving adult passage conditions in the basin.

Four of the five adult passage concerns identified by basin planning documents have been corrected with funding supplied by this project. In FY97, the Marie Dorian and Maiden diversion dams were removed. In FY98, ladder improvements will be completed at the Burlingame and Hofer diversion dams. This FY99 proposal would fund the last identified need which is improving the ladder and passage situation at Nursery Bridge Diversion Dam.

The project provides in-place, in-kind mitigation by increasing access to natural spawning areas for adults. This, in turn, should result in increased natural production which should address the NPPC rebuilding goal by increasing the number of fish produced by the basin.

b.	Proposal objectives.

The project has only one objective, the construction of a new fish ladder and trap at Nursery Bridge Diversion Dam.

c.	Rationale and significance to Regional Programs.

As stated in Section 7.a., inadequate passage conditions were the primary contributor to the decline and extirpation of the anadromous fish runs in the Walla Walla Basin. All planning documents for the basin identify the need for adult passage improvements at the Nursery Bridge site.

This project provides a unique opportunity for cooperation and cost sharing. The COE is funding 75% of engineering and construction costs for the project and BPA is responsible for the remaining 25%. After completion, operation and maintenance of the Nursery Bridge ladder and trap, as well as the other ladders constructed under the project, will be

conducted by the Umatilla and Walla Walla Basins Trap and Haul project. Completion of the project also provides a critical need for success of the two hatchery related BPA projects identified in Section 3 by improving passage conditions for adults to headwater production areas and supplying a broodstock collection location for the program.

d.	Project history

This project has been ongoing since 1996. By the end of FY98 the project will have completed ladder improvements at Hofer and Burlingame diversion dams and will have removed the Maiden and Marie Dorian diversion dams. Cost obligations were $190,114 for FY96 and $658,952 for FY97.

e.	Methods.

The design of this facility is being developed by COE with input and review from many other fish management entities including passage engineers from NMFS, Fish Screening Oversite Committee members, and other agency staff with passage backgrounds.

Construction of the ladder in itself will not alleviate the passage concerns at this site. Proper operation and maintenance of the facility after construction is the critical link to improving passage conditions at this location. Operation and maintenance of the ladder will be the responsibility of the Umatilla and Walla Walla Basins Trap and Haul Project which is also responsible for O&M oversite of the other ladder sites in the Walla Walla Basin and all the ladders in the Umatilla Basin.

f.	Facilities and equipment.

The engineering groups involved in the design of the facility have been involved in other passage related work and it is anticipated that the general contractor will have the necessary qualifications to complete the construction. As far as the facility itself, designs will be inclusive to provide all needs and requirements to address the passage and trapping needs at this location.

g.	References.

Confederated Tribes of the Umatilla Indian Reservation,

Oregon Department of Fish and Wildlife, Washington

Department of Fisheries and Washington Department

of Wildlife. 1990. Columbia Basin System Planning,

Walla Walla Subbasin, September, 1990. Submitted

to Northwest Power Planning Council and Columbia

Basin Fish and Wildlife Authority, Portland,

Oregon.

U.S. Army Corps of Engineers. 1997. Walla Walla River

Watershed, Oregon and Washington - Reconnaissance

Report. U.S. Army Corps of Engineers, Walla Walla

District, Walla Walla, Washington.

Section 8.  Relationships to other projects

As stated previously, inadequate flow and passage conditions were a primary reason for the decline and extirpation of anadromous fish populations in the Walla Walla Basin. This project is the last of five adult passage improvements identified in the basin to address the adult migration concerns. This project is a unique funding effort in cost sharing between the Corps of Engineers and BPA. COE is funding 75% of the engineering and construction costs with BPA responsible for the remaining 25%. In addition, many entities including ODFW, NMFS, and CTUIR are providing review and input to COE on the design of the facility.

These improvements in adult passage conditions are a key factor in a comprehensive effort to rehabilitiate summer steelhead and restore spring chinook in the basin. The coordination and O&M of the overall passage program will be coordinated by the Umatilla and Walla Walla Basins Trap and Haul Project. Other entities involved in the Walla Walla restoration effort include Walla Walla Watershed Council, COE, ODFW, WDFW, CTUIR, USBR, and a number of soil and water conservation districts and irrigation districts.

These adult passage improvements are just one of many projects entailed in the overall restoration program. Other projects include juvenile passage, habitat enhancement, flow augmentation, and supplementation.

Section 9.  Key personnel

Name: Gary A. James

Title: Fisheries Program Manager, CTUIR

Months Funded under this project: 0 (All funding is subcontracted for engineering and construction)

Education: BS Fisheries 1979 Oregon Stae University

Experience: 20 years fisheries experience, last 15 years as CTUIR Fisheries Program Manager; expertise in multi-project fisheries program development, coordination, and oversite.

Section 10.  Information/technology transfer

Meetings are held regularly to discuss the designs of the facility. Final design documents and construction plans will be published for distribution by COE.