Bonneville Power Administration

Fish and Wildlife Program FY99 Proposal

Section 1.  General administrative information

Construct Sediment Settling Basins

Bonneville project number, if an ongoing project	9074

Business name of agency, institution or organization requesting funding

Roza-Sunnyside Board of Joint Control

Business acronym (if appropriate)	RSBOJC

Proposal contact person or principal investigator:

Name	James W. Trull

Mailing Address	PO Box 239

City, ST Zip	Sunnyside, WA 98944

Phone	(509) 837-6980

Fax	(509) 837-2088

Email address	–––––

Subcontractors.

| Organization | Mailing Address | City, ST Zip | Contact Name |
| --- | --- | --- | --- |
| CH2M Hill | 3190 George Washington Way, Suite B | Richland, WA 99352 | R.V. Haapala |
| ––––– | ––––– | ––––– | ––––– |
| ––––– | ––––– | ––––– | ––––– |
| ––––– | ––––– | ––––– | ––––– |

NPPC Program Measure Number(s) which this project addresses.

–––––

NMFS Biological Opinion Number(s) which this project addresses.

–––––

Other planning document references.

–––––

Subbasin.

Lower Yakima River

Short description.

Improve the quality of water discharged into the Yakima River from major drainage channels within the RSBOJC service area by constructing sediment settling basins.

Section 2.  Key words

Mark

Programmatic

Categories

Mark

Activities

Mark

| Project Types |
| --- |
| X | Anadromous fish | – | Construction | – | Watershed |
| * | Resident fish | X | O & M | – | Biodiversity/genetics |
| * | Wildlife | – | Production | – | Population dynamics |
| – | Oceans/estuaries | – | Research | * | Ecosystems |
| – | Climate | – | Monitoring/eval. | – | Flow/survival |
| – | Other | * | Resource mgmt | – | Fish disease |
| – | Planning/admin. | – | Supplementation |
| – | Enforcement | X | Wildlife habitat en- |
| – | Acquisitions |
| hancement/restoration |

Other keywords.

Water quality, soil erosion, fish survival, turbidity

Section 3.  Relationships to other Bonneville projects

| Project # | Project title/description | Nature of relationship |
| --- | --- | --- |
| ––––– | ––––– | ––––– |
| ––––– | ––––– | ––––– |
| ––––– | ––––– | ––––– |
| ––––– | ––––– | ––––– |

Section 4.  Objectives, tasks and schedules

Objectives and tasks

Obj 1,2,3

| Objective | Task a,b,c |
| --- | --- |

| Task |
| --- |
| 1 | Construct Three Settling Basins | a | Select construction contractor |
| –– | ––––– | b | Manage construction |
| 2 | Operation and Maintainence | a | Continue O & M into the future. |
| –– | ––––– | – | ––––– |
| –– | ––––– | – | ––––– |
| –– | ––––– | – | ––––– |
| –– | ––––– | – | ––––– |

Objective schedules and costs

Objective #

Start Date

mm/yyyy

End Date

mm/yyyy

| Cost % |
| --- |
| 1 | 1/1999 | 3/1999 | 10.00% |
| 2 | 3/1999 | 12/1999 | 90.00% |
| –– | ––––– | ––––– | ––––– |
| –– | ––––– | ––––– | ––––– |
| –– | ––––– | ––––– | ––––– |
|  | TOTAL 100.00% |

Schedule constraints.

Land acquisition and permits may affect implementation schedule.

Completion date.

1999

Section 5.  Budget

FY99 budget by line item

| Item | Note | FY99 |
| --- | --- | --- |
| Personnel | RSBOJC Staff | $5,000 |
| Fringe benefits | ––––– | $2,500 |
| Supplies, materials, non-expendable property | ––––– | ––––– |
| Operations & maintenance | ––––– | ––––– |
| Capital acquisitions or improvements (e.g. land, buildings, major equip.) | Land Acquisition | $32,500 |
| PIT tags | # of tags: ––––– | ––––– |
| Travel | ––––– | ––––– |
| Indirect costs | Office overhead | $1,500 |
| Subcontracts | Design & Construction of Basins | $258,500 |
| Other | ––––– | ––––– |
| TOTAL |
| $300,000 |

Outyear costs

| Outyear costs | FY2000 | FY01 | FY02 | FY03 |
| --- | --- | --- | --- | --- |
| Total budget | ––––– | ––––– | ––––– | ––––– |
| O&M as % of total | ––––– | ––––– | ––––– | ––––– |

Section 6.  Abstract

The irrigated lands within the Roza-Sunnyside Board of Joint Control (RSBOJC) service area are drained by a network of major drainage waterways.  Many of the soil types in the project are very fine textured and of excellent quality for growing crops.  However, they tend to be highly erodeable.  Due to their very small particle size, the eroded soil remains in suspension in the waterways ultimately making its way to the Yakima River.  The proposed sediment settling basins would improve the quality of the Yakima River by removing much of the sediment from the drain water.  The settling basins will require periodic cleaning as sediment accumulates.

Installation of the settling basins will be achieved through a four step program which will consist of: design, property acquisition, construction, and O & M.

With adequate funding, the program could be constructed during 1999.  The water quality improvements would be achieved as soon as the settling basins are constructed.  The success of the program would be measured as part of the RSBOJC water quality monitoring program.  The presence of constituents such as turbidity and suspended solids in the water returning to the Yakima River are expected to diminish when the sediment settling basins are constructed.

Section 7.  Project description

a.	Technical and/or scientific background.

The water quality of the Yakima River has been evaluated by many agencies.  Those studies conclude that the low flow rates and high levels of turbidity that exist at certain times of the year are detrimental to fish and wildlife.  Several studies and on going data collection programs identify the major drainage waterways as significant sources of suspended sediments.  The very fine texture of soil in the lower Yakima Valley that makes it premium farm land also contributes to the basin’s water quality problem.  The fact that the soil erodes very easily and then stays in suspension for long periods of time makes it necessary to provide basins with sufficient detention time.  The technology of sediment settling basins is well proven and has been used successfully in the RSBOJC area to a limited extent for many years.  The proposed settling basins would provide much more settling capacity than now exists.

Three specific sites have been identified as possible locations for the basins.  The property for one of the sites is now owned by the Sunnyside Valley Irrigation District (a member agency of the RSBOJC).  The property for the other two sites appears to be readily available.

b.	Proposal objectives.

It is the objective of the settling basin project to improve the quality of water returning to the Yakima River.  The program represents significant improvement in water quality.

The success of the settling basin project can be monitored by expanding the agency’s water quality program.  Much background data has already been collected and will serve as a benchmark to measure the improvements.

c.	Rationale and significance to Regional Programs.

The rationale behind the sediment settling basin project is very basic.  Detention of the turbid drainage water will result in higher quality water being discharged to the Yakima River.

d.	Project history

The proposed settling basin program represents an expansion of practices that have been in place on a smaller scale for many years.  Financial constraints currently limit the ability of the RSBOJC to implement the settling basin program on a large scale.

e.	Methods.

Implementation of the settling basin program will consist of: design, property acquisition, construction, and O & M.  Since the sites of three significant settling basins have already been identified, the project could proceed very quickly.

The construction activities that will be required are the same as currently practiced by qualified local construction contractors.  The work that will be needed to construct the sediment settling basins will be able to be completed during the irrigation season.  This will allow the work to proceed during favorable weather conditions and thereby reduce costs.

There will be a need for continuing inspection and maintenance of settling basins.  The RSBOJC is prepared to assume these responsibilities after the first year of operation.  No continuing O & M budget is projected as part of the publicly funded project after the first year of operation (end of 1999).

f.	Facilities and equipment.

The planning work needed to implement the sediment settling basin program is similar to the type of work regularly performed by the RSBOJC staff.  It is not anticipated that it will be necessary to acquire any additional specialized equipment or facilities for the planning work.  However, the design and construction management is beyond the RSBOJC’s ability to staff for this short duration project.  It is anticipated that a consultant will be used for these tasks.  Likewise, a construction contractor will be used for the actual construction work.  The administrative workload will be able to be handled with the existing RSBOJC staff.

g.	References.

Bonneville Power Administration, 1990  Columbia Basin Planning, Yakima River Subbasin Salmon and Steelhead Production Plan. September 1, 1990.

CH2M HILL, 1975.  Agricultural Return Flow Management in the State of Washington.  Prepared for Washington State Department of Ecology.

Department of Ecology, 1990.  Statewide Water Quality Assessment 350 (B) Report, State of Washington.

USGS, 1976.  Sediment Transport by Irrigation Return Flows in the Lower Yakima River Basin, Washington.  Open File Report 78-946.

Section 8.  Relationships to other projects

The sediment settling pond program is related to efforts currently underway and proposed to improve the quality of water in the lower reaches of the Yakima River.  This project very specifically links to and depends upon the RSBOJC water quality monitoring program.  It is also closely tied to the waterway buffer strip improvement program.  The water quality improvements that will result will be complementary to the programs done by others in the Yakima Basin.

Section 9.  Key personnel

The work will be managed by RSBOJC staff.  A consultant will be retained to complete the design and construction management tasks.  The construction will be done by a  contractor specializing in this type of work.  Operation and maintenance work will be done by RSBOJC staff.

Section 10.  Information/technology transfer

The project is expected to serve as a demonstration of the benefits that can be achieved by managing the quality of  water that returns to irrigation and drainage waterways by using adequately sized and maintained settling basins.  This concept could be applied to many other irrigation and drainage projects.