Bonneville Power Administration

Fish and Wildlife Program FY99 Proposal

Section 1.  General administrative information

Improve Return Flow Water Quality From Farms

Bonneville project number, if an ongoing project	9161

Business name of agency, institution or organization requesting funding

Kittitas Reclamation District

Business acronym (if appropriate)	KRD

Proposal contact person or principal investigator:

Name	Jack Carpenter

Mailing Address	PO Box 276

City, ST Zip	Ellensburg, WA 98926

Phone	(509) 925-6158

Fax	(509) 925-7425

Email address	krd@eburg.com

Subcontractors.

| Organization | Mailing Address | City, ST Zip | Contact Name |
| --- | --- | --- | --- |
| ––––– | ––––– | ––––– | ––––– |
| ––––– | ––––– | ––––– | ––––– |
| ––––– | ––––– | ––––– | ––––– |
| ––––– | ––––– | ––––– | ––––– |

NPPC Program Measure Number(s) which this project addresses.

–––––

NMFS Biological Opinion Number(s) which this project addresses.

–––––

Other planning document references.

–––––

Subbasin.

Kittitas

Short description.

Improve the quality of water discharged from individual farming operations.  This will be accomplished by identification of sources of lower quality return flows using aerial photography and field inspections.  Technical assistance will be made available.

Section 2.  Key words

Mark

Programmatic

Categories

Mark

Activities

Mark

| Project Types |
| --- |
| X | Anadromous fish | – | Construction | – | Watershed |
| * | Resident fish | – | O & M | – | Biodiversity/genetics |
| * | Wildlife | X | Production | – | Population dynamics |
| – | Oceans/estuaries | – | Research | * | Ecosystems |
| – | Climate | – | Monitoring/eval. | – | Flow/survival |
| – | Other | – | Resource mgmt | – | Fish disease |
| – | Planning/admin. | – | Supplementation |
| – | Enforcement | X | Wildlife habitat en- |
| – | Acquisitions |
| hancement/restoration |

Other keywords.

Water quality, soil erosion, fish survival, wildlife habitat

Section 3.  Relationships to other Bonneville projects

| Project # |
| --- |
| Nature of relationship |
| ––––– |
| ––––– |
| ––––– | ––––– | ––––– |
| ––––– | ––––– | ––––– |
| ––––– | ––––– | ––––– |

Section 4.  Objectives, tasks and schedules

Objectives and tasks

Obj 1,2,3

| Objective | Task a,b,c |
| --- | --- |

| Task |
| --- |
| 1 | Pilot Program Implementation | a | Identify several farms for technology demonstration |
| 2 | Full Scale Implementation | a | Provide technical assistance and funding support to farms |
| –– | ––––– | – | ––––– |
| –– | ––––– | – | ––––– |
| –– | ––––– | – | ––––– |
| –– | ––––– | – | ––––– |
| –– | ––––– | – | ––––– |

Objective schedules and costs

Objective #

Start Date

mm/yyyy

End Date

mm/yyyy

| Cost % |
| --- |
| 1 | 1/1999 | 6/1999 | 10.00% |
| 2 | 3/1999 | 12/1999 | 90.00% |
| –– | ––––– | ––––– | ––––– |
| –– | ––––– | ––––– | ––––– |
| –– | ––––– | ––––– | ––––– |
|  | TOTAL 100.00% |

Schedule constraints.

Financial impact to landowners may affect implementation schedule.

Completion date.

2003

Section 5.  Budget

FY99 budget by line item

| Item | Note | FY99 |
| --- | --- | --- |
| Personnel | KRD Staff | $13,000 |
| Fringe benefits | ––––– | $5,500 |
| Supplies, materials, non-expendable property | ––––– | ––––– |
| Operations & maintenance | ––––– | ––––– |
| Capital acquisitions or improvements (e.g. land, buildings, major equip.) | ––––– | ––––– |
| PIT tags | # of tags: ––––– | ––––– |
| Travel | Vehicle mileage | $2,000 |
| Indirect costs | Office overhead | $1,500 |
| Subcontracts | ––––– | ––––– |
| Other | ––––– | ––––– |
| TOTAL |
| $22,000 |

Outyear costs

| Outyear costs | FY2000 | FY01 | FY02 | FY03 |
| --- | --- | --- | --- | --- |
| Total budget | $20,000 | $20,000 | $20,000 | $20,000 |
| O&M as % of total | ––––– | ––––– | ––––– | ––––– |

Section 6.  Abstract

The Kittitas Reclamation District (KRD) service area contains over 50,000 acres of irrigable farm land.  Due to the slope of the land and the surface irrigation practices (rill, furrow, and wild flooding), erosion has been a problem in some parts of the District.  The eroded soil remains in suspension in the waterways ultimately making its way to the Yakima River.  The proposed project to improve the quality of the return flows from the farms will have many positive effects.  The water quality improvements will focus on optimizing surface irrigation methods and conversion to controlled rate application systems such as sprinkler or drip systems where feasible.  The unique needs of  specialty crops such as Timothy hay may limit the choice of irrigation methods.  Some of the more significant benefits of the proposed program are:  a) the loss of soil from the farmed fields will be reduced, b) drain channel maintenance costs (sediment removal) will be reduced, and c) the quality of the Yakima River will be improved.

The water quality improvements will be achieved through a four step program which will consist of: inventory of sediment sources using aerial photography and field verification, prioritization of problem areas, operation of a pilot program, and full scale implementation.

With adequate funding, the program could be started during the 1998 irrigation season.  Full implementation could occur between the years 1999 and 2003.  The water quality improvements would be achieved as soon as the on farm improvements are made during implementation.  The success of the program would be measured as part of the KRD water quality monitoring program.  The presence of constituents such as turbidity, suspended solids, and fecal coliform in the water returning to the Yakima River are expected to diminish as the return flow improvement program is implemented.

Section 7.  Project description

a.	Technical and/or scientific background.

The water quality of the Yakima River has been evaluated by many agencies.  Those studies conclude that the low flow rates and high levels of turbidity that exist at certain times of the year are detrimental to fish and wildlife.  Several studies and on going data collection programs identify agricultural practices as significant sources of suspended sediments.

Recent efforts to conserve water by improving irrigation distribution systems and modernizing farm practices have had some influence on water quality, especially turbidity.  However, there are significant areas that still use irrigation practices that result in soil erosion.  The areas that contribute to the problem have not been identified or inventoried.

b.	Proposal objectives.

It is the objective of the return flow improvement project to improve the quality of water returning to the Yakima River.  The program represents significant increment of improvement that can be achieved with cooperation from the farm operators.  The work will generally enhance the current farming practices and will improve the irrigation water application efficiency.  The project will result in a substantial amount of water savings.

The success of the return flow improvement project can be monitored by expanding the District’s water quality program.  Much background data has already been collected and will serve as a benchmark to measure the improvements.

c.	Rationale and significance to Regional Programs.

The rationale behind the return flow improvement project is very basic.  In most cases, irrigation systems can be made more efficient without changing the crop pattern.  However, most of the proposed improvements will require more management effort.  Controlled application equipment (sprinklers and drip systems) will require pumping and filtration equipment  These systems will require power and annual maintenance.  Some farmers may not be willing or able to pay all of these costs and may need financial support as an incentive to change current practices.

d.	Project history

The proposed program represents an acceleration of the gradual modernization of irrigation application techniques.  Farm operators in the KRD system have been converting to more efficient (less erosive) irrigation methods for many years.  In most cases, financial constraints limit the rate at which the modernization is implemented.  In the past, the factors that generally motivated a farmer to convert were: labor savings and water savings.  Although most all farmers agree that erosion is undesirable, there has been very little incentive to invest money for that single purpose.  Consequently, there are still a significant number of farms that contribute large quantities of sediment to the drainage systems and the Yakima River.

e.	Methods.

Implementation of the return flow improvement project will consist of several sequential steps.  It will be necessary to inventory the irrigation practices within the KRD to determine the sources of sediment laden runoff water.  The use of current aerial photography would expedite the preliminary work to survey the project which serves more than 50,000 acres.  It is possible that the photography needed for this project will also be usable for other related work.  To supplement the photo interpretation work, it will be necessary to make a field review the specific farms targeted for improvements.  Details such as crop pattern, utilities, topography, soil characteristics, land ownership, and access will be best determined in the field.

After the potential sites are identified, it will be necessary to evaluate the benefits and impacts associated with each one.  A priority ranking for the sites can be developed to assure that the work is directed toward the ones that will produce the best results at reasonable costs.

The construction activities that will be required to make the on farm improvements are expected to be the same as currently practiced by qualified local irrigation equipment installers.  The work that will be needed to convert the systems will have to be done during the non-irrigation season.

There will be a need for continuing inspection and maintenance of the irrigation equipment.  It is expected that the farm operators will be willing and able to assume this responsibility.  No continuing O & M budget is projected as part of the publicly funded project.

f.	Facilities and equipment.

The planning work needed to initiate the return flow improvement project is similar to the type of work regularly performed by the KRD staff.  It is not anticipated that it will be necessary to acquire any additional specialized equipment or facilities.  The workload to implement the project will require at least one additional staff member early in the project and two members during the construction phase.

g.	References.

Bonneville Power Administration, 1990  Columbia Basin Planning, Yakima River Subbasin Salmon and Steelhead Production Plan, September 1, 1990.

CH2M HILL, 1975.  Agricultural Return Flow Management in the State of Washington.  Prepared for Washington State Department of Ecology.

Department of Ecology, 1990.  Statewide Water Quality Assessment 350 (B) Report, State of Washington.

Section 8.  Relationships to other projects

The return flow improvement project is related to efforts currently underway and proposed to improve the quality of water in the lower reaches of the Yakima River.  This project very specifically links to and depends upon the KRD water quality monitoring program.  It is an extension of work that is currently being done in cooperation with the NRCS to inventory crops in a limited portion of the District (Badger Pocket area).  The District’s GIS system will be used to catalog and evaluate the inventory work.

On a larger scale, the improvements made to the KRD irrigated farms will produce significant increments of water quality improvement and water savings that are complementary to the programs done by others in the Yakima Basin.

Section 9.  Key personnel

The work will be accomplished with KRD staff and a limited amount of staff hired locally for the duration of the project.  The workload at the beginning of the project will require one additional staff member.  After the first year of planning work, the workload will increase and at least two staff members will be needed to manage the program.

Section 10.  Information/technology transfer

The project is expected to serve as a demonstration of the benefits that can be achieved by managing the quality of  water that returns to irrigation and drainage waterways by using improved irrigation techniques.  This concept could be applied to many other irrigation and drainage projects.