# Proposal ID 198710001

# PART II - NARRATIVE

# Section 7.  Abstract

Funds are being sought to improve anadromous salmonid habitat on private lands, provide educational outreach opportunities, maintain  previously implemented habitat enhancement projects, and monitor habitat conditions in the Umatilla River Basin.

The project goal is to protect and enhance habitat for improved natural production of anadromous fish in the Umatilla River Basin. Objectives include public scoping and education, implementation and maintenance of  habitat enhancement projects, and monitoring habitat conditions.

This project is consistent with NPPC Measure Numbers 7.6, 7.7 and 7.8. The project entails coordinated, cooperative efforts to protect and improve anadromous fisheries habitat on a comprehensive watershed management basis. Improved habitat quality will provide increased juvenile and adult freshwater survival and result in greater offspring out-migration.

An  updated watershed analysis is currently being developed in cooperation with Washington State University to identify habitat limiting factors and to assist the project  with sub-watershed prioritization of habitat needs. This document and working databases will be completed and available for project guidance in FY 2000. The CTUIR will continue to prioritize and utilize passive, natural recovery processes when possible. Active, bio-engineering approaches will be reserved for areas unable to significantly recover in a timely or natural manner.

Short-term  (three to five years) project effects shall include native plant community recovery, increased stream bank  stability, and  increased  stream channel shading. Long-term  (25 to 100 years) project effects shall include changes in hydrological features, vegetation succession, channel narrowing, cooler stream temperatures, reduced sediment input, increased wood recruitment, greater riparian and in-stream habitat diversity, and increased bird, mammal, macroinvertebrate and salmonid populations.

Pre and post-project monitoring shall include: (1) stream channel  transect measurements,  (2) summer (with foilage) and fall (without foilage) photo documentation, (3) modified Hankin and Reeves physical surveys, (4)  summer and fall macroinvertebrate sampling, (5) biological sampling, (6) stream temperature monitoring, and (7) suspended sediment monitoring.  Project success will be evaluated by  changes in: (1) channel width to depth ratios, (2) vegetative response,  (3) riparian solar input, (4) pool to riffle ratios, (5) macroinvertebrate and salmonid abundance and diversity, (6) stream temperatures and (7) sediment loads.

# Section 8.  Project description

a.	Technical and/or scientific background

The Umatilla River Basin Anadromous Fish Habitat Enhancement Project is a comprehensive project partially funded under the Northwest Power Planning Council’s Columbia River Basin Fish and Wildlife Program (Sections 7.6 – 7.8) as partial mitigation for hydroelectric dam construction and subsequent losses of anadromous fish throughout the Columbia River Basin. The goal of the project is to enhance natural production of existing summer steelhead and re-introduced chinook and coho salmon  in the Umatilla River Basin. Project functions include identification of  watershed impacts, creation of solutions to land use problems, prioritization and implementation of  habitat improvements, providing and participating in educational outreach activities, and monitoring short and long-term effects of habitat enhancements. An operations and maintenance component is also included under this project.

The Umatilla Drainage Fish Habitat Improvement Implementation Plan (ODFW, USFS and CTUIR, 1988) served as the initial guiding document for BPA funded habitat enhancement projects in the Umatilla River Basin. This document identified deficient anadromous fish habitat  in the upper basin, recommended remedial measures, and provided an impementation schedule. The plan directed CTUIR to treat 18 stream miles of  habitat on private lands within reservation  boundaries. The CTUIR  have addressed  the 18 miles of identifed habitat deficient stream reaches through a combination of enhancement efforts (8 miles), recent property acquisitions (7 miles), and  through implementation of  the CTUIR and BIA Range Management Plan (CTUIR and BIA, 1997) (3 miles). The Umatilla National Forest and Oregon Department of Fish and Wildlife (ODFW) have addressed other impacted stream reaches identified in the plan.

Since 1993, the project has shifted emphasis to a comprehensive watershed approach and expanded projects off the Reservation to include an additional 5.5 miles of stream habitat enhancement.  A total of 35 riparian easements have been secured for recovery of 13.8 miles of tributary and upper mainstem habitat since project inception. Current project areas are located on Wildhorse Creek, Greasewood Creek, Spring Hollow Creek, Mission Creek, Buckaroo Creek, Meacham Creek , Boston Canyon Creek and the Upper Umatilla River.  These enhancements have been implemented with a combination  of  BPA, BIA, EPA and U.S. Fish & Wildlife Service (USFWS) funding.

In the past, The Umatilla Drainage Fish Habitat Improvement Implementation Plan was used to guide anadromous fisheries habitat enhancement efforts in the basin. This 1988 document was designed to be a “five year” implementation plan, many of the recommended recovery methods are no longer biologically valid (in-stream hard structures, rip-rapping, etc.), all areas recommended for enhancement have been addressed, and the plan’s abstract states, “additional habitat improvement needs to be implemented beyond 1992 will be consistent with subbasin plans of the Northwest Power Planning Council and addressed in an updated version of this plan”. Currently, Washington State University (WSU) is developing an updated Umatilla River Basin Watershed Assessment to assist the project with sub-watershed prioritization of habitat needs. This document will identify  historical and current watershed conditions, determine habitat limiting factors, and include working, upgradable data bases. This information will be completed and available for project guidance in FY 2000.

Proposed FY 2000 project sites will include upper mainstem and tributary habitat upstream of Umatilla River Mile (RM) 55. The Natural Resource Conservation Service (NRCS) have indicated that poor cropland tillage practices are resulting in up to 150 tons of  annual top soil erosion in upper watershed areas (Bob Adelman, personal communication). The Umatilla Basin Total Maximum Daily Load (TMDL) Technical Group  have indicated that total dissolved solids and turbidity levels  are on a magnitiude of  50 to 60 times higher in the Wildhorse Creek Watershed  than elsewhere in the basin (Christine Kelly, personal communication). Data collected at the mouth of Wildhorse Creek  during an April 23, 1997 storm event documented  total dissolved solid loads at 5500 mg/l and turbidity levels at 500 NTU (EPA, 1997). The CTUIR Umatilla Basin Natural Production Project determined “all” 1997 fall chinook and coho salmon redds in the lower 55 miles of the Umatilla River (downstream of the confluence with the mouth of Wildhorse Creek) were lost due to high sediment levels (CTUIR, 1997).

Upper basin tributaries, including Buckaroo Creek, Squaw Creek, Meacham Creek, and Wildhorse Creek, have been listed as temperature limited basins on the Oregon Department of Environmental Quality’s (ODEQ)  303(d) List of Water Quality Limited Waterbodies (ODEQ, 1996). Stream temperatures in these subwatersheds exceed state water quality standards and often exceed 80 degrees fahrenheit for several hour periods during summer months in the Buckaroo Creek, Squaw  Creek and Wildhorse Creek drainages (CTUIR  Umatilla River Basin Anadromous Fish Habitat Enhancement  Project Annual Reports, 1989 through 1997). Habitat surveys conducted in Buckaroo Creek, Squaw Creek and Wildhorse Creek  indicate that these systems exhibit low in-stream habitat diversity, inadequate pool habitat, insufficient riparian canopy cover  and intermittant stream flows during summer months (CTUIR  1992 and 1993 Umatilla Basin Natural Production Monitoring and Evaluation Annual Progress Reports and CTUIR  1997 Umatilla River Basin Anadromous Fish Habitat Enhancement Project Annual Report ). Biological and spawning surveys conducted by the CTUIR Umatilla Basin Natural Production Monitoring and Evaluation Staff (CTUIR, 1997) indicate that these drainages support anadromous fish populations at various life stages. The Buckaroo Creek, Squaw Creek  and  Meacham Creek watersheds contain continuous blocks of critical anadromous fisheries habitat (ODFW, USFS and CTUIR, 1988).

FY 2000 projects will be located upstream of Umatilla RM 55 and include enhancements in Wildhorse Creek, Mission Creek, Squaw Creek, Buckaroo Creek, Meacham Creek and the upper Umatilla River. Specific locations will be based upon areas identified as high priority in the Umatilla River Basin Watershed Assessment (currently under development), landowner cooperation, and possession of funds to seek and secure landowner agreements.  Proposed enhancements shall include construction of  3 to 5 stream miles of riparian corridor fencing  and vegetation of  7 to 8 miles of stream corridor.

b.	Rationale and significance to Regional Programs

The project is consistent with the NPPC’s Columbia River Basin Fish and Wildlife Program, Sections 7.6 – 7.8. This habitat project is one element in the comprehensive Umatilla Program, which also includes artificial production, adult and juvenile passage improvements (ladders, screens, and trap and haul), in-stream flow enhancement, and monitoring and evaluation.

This project will further the goals set forth in the 1994 FWP by: (1) protecting existing high quality habitat through local coordination and cooperation, (2) proritizing restoration projects through the use of watershed assessment, (3) promoting watershed and resource management and protection through public outreach and educational efforts, (4) prioritizing actions that maximize the desired result per dollar spent, (5) coordinating data collection, analysis and reporting, and adaptive management to monitor progress in achieving compliance with the Council’s habitat objectives, (6) managing riparian and floodplain areas to promote the protection and re-establishment of natural ecological functions and, thereby, protect and improve salmon and steelhead habitat, (7) developing and maintaining local and regional watershed approaches on the Reservation and Tribal ceded lands, (8) encouraging land management activities that maintain the quantity and quality of existing salmon and steelhead habitat, (9) initiating recovery actions where water quality or land management objectives for fish habitat are not being met, (10) improving livestock management by developing, updating and implementing livestock management plans, (11) implementing riparian easements of sufficient width to improve and maintain salmon and steelhead production in privately owned riparian areas and adjacent lands, and (12) seeking cost-share and encouraging the investment of volunteers.

This project is an in-kind, in-place project.

c.	Relationships to other projects

Several critical components are being addressed to assist with accomplishing self-sustaining anadromous fisheries in the Umatilla River Basin. Artificial production, removal of passage impediments, flow enhancement and transport of fish continue to complement habitat enhancement efforts. Specific examples funded under the FWP have included construction of new fish ladders and screens at Feed Canal Dam, Stanfield Dam and Westland Dam, maintenance of in-stream flows through water exchange (implementation of phases 1 and 2 of the Umatilla Basin Project), recent construction of three fish acclimation facilities, and development of an updated Umatilla River Basin Watershed Assessment (available in FY 2000). On-going complementary BPA funded projects include the Umatilla Hatchery Satellite Faciltities Operation and Maintenance Project (#83-435-00) and the Umatilla River Fish Passage Operations Project (#88-022-00). The project also shares personnel, vehicles and field equipment with the BPA funded  Walla Walla Basin Habitat Enhancement Project (#96-046-01) and the Grande Ronde Basin Habitat Enhancement Project (#96-083-00).

This project is relevant and complementary to the projects indicated above in that it addresses critical protection and restoration of  habitat necessary for survival of salmonid fishes in the basin. In the absence of habitat enhancement, all other components will fail. On a broader scale, elevation of Umatilla River Basin juvenile outmigration numbers through habitat improvements will assist with accomplishing Columbia Basin adult escapement goals. Anadromous fish throughout the Columbia Basin are dependent on availabilty of  quality habitat during all phases of their life cycles. Habitat issues in Columbia Basin subwatersheds  must  be addressed, so that adequate rearing and spawning  habitat is available for continued natural  propagation.

The project requires interaction with  local, state, federal and Tribal interests. In-stream enhancements require fill and removal permits from the Oregon Division of State Lands (ODSL), U.S. Army Corps of Engineers (COE) and CTUIR Water Resources Program. This project often coordinates with NRCS and the Umatilla County Farm Service Agency (FSA) to seek local support and assistance in developing cooperative, remedial land use measures.

d.	Project history (for ongoing projects)

Project Number and Title:

87-100-01 – Umatilla River Basin Anadromous Fish Habitat Enhancement Project (number and title have not changed since project inception)

Project Reports and Technical Papers:

Since 1989, annual reports have been provided to BPA. These reports document habitat limiting factors, habitat enhancements, pre and post-project monitoring, public outreach efforts and public input. Quarterly reports, providing continuous updates on completed and proposed project activities, have also been submitted to BPA since 1989.

Major Results Achieved:

Implementation:					Number:

-Riparian easements secured						35

-Stream miles enhanced						13.8

-Riparian enclosure fencing (miles)					20

-Native grasses seeded (lbs.)						5,600

-Native trees/shrubs planted						40,250

-Trees/root wads placed in-stream					348

-Tree bank revetments							59

-Sediment retention structures					95

-Log and boulder weirs						11

-Log and boulder deflectors						39

-Cultural resource inventories						8

Monitoring:						Years:

-Photo point data (80 sites)						1988-1998

-Stream channel cross-section data (89 sites)				1988-1998

-Macroinvertebrate data (3 reports; 54 samples)			1996-1998

-Stream temperature data (21 sites)					1989-1998

-Suspended sediment data (3 sites)					1989-1998

Public Outreach:					Number:

-Bio-enginering workshops (2)					335 participants

-Public scoping meetings (5)						 125 participants

-Presentations, tours, etc.						numerous

Adaptive Management Implications:

Through trial and error, the project has moved away from traditional in-channel modifications and discovered that passive, natural recovery processes in conjunction with intensive native plant revegetation efforts have a much higher success rate.

Years Underway:

Thirteen years (1987 – 1999)

Past Costs:

Annual project costs have ranged from $96,494.00 (1987) to $270,000 (1999).

The project costs have averaged $206,640.00 per year over the project’s thirteen year history.

e.	Proposal objectives

Objective 1. Implement and maintain habitat enhancement projects throughout the Umatilla River Basin.

Products derived from Objective 1.:

- Fifteen year riparian easements - approximately three to four agreements will be secured on private lands located in the upper basin (upstream of RM 55).

- Cost-share funds – approximately $97,942.00 in cost-share has been secured (see Section 5. Budget for more detail); grant applications (Governor’s Watershed Enhancement Board [GWEB], USFWS Partners’ for Wildlife, etc.) will also be completed to seek additional cost-share opportunities.

- In-stream fill and removal permits -  will be renewed in existing enhancement areas if high flows result in structure damage or applied for in proposed enhancement areas if in-stream activities are incorporated into project design(s).

- Pedestrian surveys and reports - will be completed for  proposed construction projects by CTUIR Cultural Resources Staff (Section 106 Compliance).

- Subcontracts – will be developed and awarded to the lowest bidder for noxious weed control, fence construction, operated heavy equipment and tree planting.

- In-stream enhancements - large woody debris will be placed and  existing stream bank stabilization structures maintained (as needed).

- Fence construction – approximately three to five stream miles of riparian corridor fencing will be constructed in new project areas.

- Vegetation – approximately 1,500 pounds of native grasses will be seeded and 25,000 indigenous trees planted in existing and new enhancement areas.

- Noxious weed treatment – noxious weeds as indicated on Umatilla County’s Noxious A Weed List will be controlled in 20 miles of stream corridor.

Objective 2. Collect pre and post-project  data to identify habitat limiting factors and to quantify short and long-term effects of habitat enhancements in the Umatilla River Basin.

Products derived from Objective 2:

- Habitat survey data, biological inventory data, photo point data, stream channel transect data, aquatic macroinvertebrate data, stream temperature data and suspended sediment data  - information will be collected, compiled and discussed in annual BPA Reports.

Objective 3.  Continue watershed planning, scoping and education processes by identifying problems and developing creative solutions to land use problems impacting fisheries habitat in the Umatilla River Basin.

Products derived from Objective 3:

(1)	Enhancement project prioritization schedule – will be developed from completed Umatilla River Basin Watershed Assessment.

- Public tours, workshops, presentations and meetings – local outreach efforts  will continue to be conducted.

- Educational materials – hand-outs, brochures, etc. will be produced and provided to the public to promote  watershed and habitat education efforts.

f.	Methods

- Riparian easements are developed internally by CTUIR Fisheries Staff and Tribal Attorneys. Riparian corridor widths, length of agreement, number of livestock watering gaps and other terms are negotiated with the landowner(s).

- Cost-share funds are generally secured by CTUIR completing grant applications (USFWS, GWEB, etc.) and competing with other grant applicants. Funds from CTUIR, BIA, EPA and Umatilla County have already been obligated.

- COE, ODSL and CTUIR fill and removal permits are applied for and  renewed in compliance with Sections 401 and 404 of the Clean Water Act. All in-stream work is implemented during the designated in-stream work window (when salmonids are least likely to be impacted).

- CTUIR’s Cultural Resources Staff conduct file and literature searches, pedestrian surveys and/or archeological excavations in proposed habitat enhancement areas to determine if cultural resources potentially eligible for inclusion to the National Register of Historic Places are present on the site. Final reports documenting their findings are prepared and submitted to the BIA Umatilla Agency Real Property Management Office (for implementation efforts on the Reservation) and to the State Historic Preservation Office (for implementation efforts, both on and off the Reservation). All cultural clearances are obtained in compliance with Section 106 of the National Historic Preservation Act.

- Letters are mailed to perspective contractors, requesting participation in pre-bid tours and submission of bids. A subcontract is awarded and notice to proceed issued to the contractor with the lowest bid.

- Project designs are jointly developed by the Project Leader and CTUIR Hydrologist.  In-stream placement of large woody debris continues to be a high priority  due to low natural wood recruitment and habitat diversity in the upper basin. Hydrological controls  (rock vortex weirs, wing deflectors and sediment retention structures) are used sparingly and restricted to stream reaches where benefits (grade control, sediment deposition and increased habitat) are immediate. More costly bio-engineering approaches are reserved for areas that will not recover in a timely or natural manner.

- Both, smooth-wire high tensile fencing and barbed wire fencing are constructed to restrict livestock from riparian corridors. The use of  high tensile fencing has proven to be most effective when livestock are distributed over a vast area (open range) and where tree blowdown is frequent. This type of fencing has a breaking strength and stretching point nearly twice that of barbed wire (Reeves, 1988), and the fluidity of the fence allows the shock of impact to spread throughout the entire fence length and prevent wildlife entanglement. Due to extremely low maintenance, high tensile fence is very cost-effective. Barbed wire fencing is useful when livestock pressure is significant. Barbed wire fencing has been reserved for open country (few trees) with large numbers of cattle in confined pastures. The project has constructed approximately 20 miles of  fence in the upper basin. In nine years, CTUIR has had to reconstruct only 1,429 yards of fence (following the 1996 100 year flood event) due to obtainment of  wide corridors extending well into floodplain areas.

- Native grass mixes have been developed by Grassland West Seed Company based on historical vegetation, soil types and project elevation. Grasses are seeded with a harrow or broadcast seeder. Indigenous trees and shrubs are planted as cuttings,  bareroot stock or tubelings. Bareroot and tubeling trees are subbasin specific trees  produced from seed or cuttings (obtained  from proposed project sites) at the CTUIR Native Plant Nursery. Native grasses have been reestablished at a rate of 50% or greater. Trees grown at the nursery have exhibited high survival rates (greater than 70 percent) and alleviated concerns regarding gene pool contamination of existing native plant communities.

- Umatilla County Level “A”  Noxious Weeds growing within project areas are chemically treated three times a year by Umatilla County Weed Control. CTUIR project personnel treat other weeds, competing with native revegetation efforts, by burning and with chemical applications as needed.

- Photo points are established in project areas. All photos are taken with a 35mm camera and standard 50mm lens. Photos are taken before project implementation and in the spring and fall of each year after project implementation. A photo point binder containing 35mm slides of riparian recovery is maintained at the CTUIR Fisheries Office. Photo points generally indicate an upward trend in vegetative recovery, stream bank stability and cover. All project areas are currently demonstrating early recovery.

- Aquatic macroinvertebrate surveys are an important tool in describing the condition and relative health of the aquatic ecosystem. As a food source they are essential to the growth and production of fish and, because of their strict habitat requirements are very useful as indicators of changes in aquatic habitat (USDA, Forest Service, 1985). The project utilizes site-specific macroinvertebrate data to assist in assessment and improvement of aqatic habitat and water quality within a given stream reach. Macroinvertebrates are sampled with a Winget-Modified Surber Net in riffles in the Mission Creek and Spring Hollow Creek project areas during early summer and early fall each year. Sampling methodology developed by the U.S. Forest Service – Intermountain Region Wildlife Management  is utilized to sample macroinvertbrates. Methods are described in detail in Chapter 5 of the Fisheries Habitat Surveys Handbook (publication #R-4 F5H 2609.23). Macroinvertebrate samples and field support data are sent to Dr. Fred Magnum at the U.S. Forest Service Aquatic Ecosystem Lab in Provo, Utah for identification and analysis. Data analysis indices include: richness, abundance, EPT indices, diversity indices, USFS Biotic Condition Index, modified Hilsenhoff Biotic Index, relative taxon pollution tolerance and voltinism. Data summaries are included in annual reports. Macroinvertebrates surveys have been conducted for the past four years.

- Summer stream temperatures are monitored with Ryan Tempmentors and Ryan 2000 thermographs at 21 sites. Thermographs collect June through September maximum, minimum and average temperature readings each hour. Temperature data is useful in determining benefits and effects of riparian enhancements. Temperature data collected under this project has also been relied upon to assist in development of DEQ’s 303(d) List for the Umatilla Basin and is currently being provided to the Umatilla Basin Total Maximum Daily Load (TMDL) Technical Group to assist in development of rolling 7-day average maximum temperatures.

- Three Isco Model 2700 Wastewater Samplers are deployed at gage stations to obtain daily estimates of suspended sediments. Samples are collected year-round at six hour intervals to create a composite daily sample. The samples are processed monthly by Umatilla National Forest service Personnel to determine Jackson Turbidity Units, conductivity and total dissolved solids.

- An updated Umatilla Basin Watershed Assessment is currently being developed by WSU. Habitat limiting factors identified in this document will assist in determining specific FY2000 project locations and necessary enhancements. The watershed assessment will also provide a more cost-effective approach to managing personnel and funding. More detailed information, regarding proposed implementations, will be contained in the FY2000 BPA Statement of Work.

- Local outreach efforts(scoping meetings, workshops, tours and presentations) will continue to seek public input, address landowner concerns and  provide watershed education opprtunities.

Educational materials, such as hand-outs and pamplets, will contiue to be produced and distributed to the public to promote watershed and habitat restoration and protection efforts.

g.	Facilities and equipment

Specialized equipment required to implement specific habitat enhancements are requested under construction contract agreements with subcontractors. A printer was previously purchased to perform duties indicated in the project’s statement of work. Pickup trucks to perform field duties and attend meetings external to the office are leased from General Services Administration (GSA) with BPA and BIA funds. Computers and office space are currently funded with CTUIR and BIA funding. The project purchases field equipment, non-capital equipment and office supplies on an annual basis as needed. All major facilities and equipment available under the project currently satisfy project needs.

h.	Budget

Personnel * funded under this project include:

Fisheries Program Manager – 1 month

Fisheries Project Leader – 6 months

Fish Habitat Lead Technician – 8 months

Fish Habitat Technician – 12 months

Fisheries Office Manager – 1 month

Fisheries Secretary – 1 month

Hydrologist – 0.5 month

GIS Project Analyst – 1 month

Cultural Technician – 1 month

* Cost-share funds will be provided by CTUIR , EPA and Umatilla County to cover additional personnel services.

Supplies, materials, non-expendable property funded under this project include:

Construction materials – trees, grass seed, fencing and rock**

Field materials – tools, waders, field gear, sampling equipment, etc.

Lab materials – filter paper for sediment samplers

Lab fees – analysis of  macroinvertebrate samples

Repairs and maintenance – repair and maintain previously purchased BPA property

Communications – telephone services

Office supplies – paper, pens, etc.

Duplication/printing – photo processing, photo copies, color copies, etc.

Public Education Materials – photo enlargement, lamination, display materials

Non-capital Equipment – thermographs, electrical tools, etc.

Subscriptions – native plant magazines, professional fisheries journals

**Cost-shares funds will be provided by the EPA to cover additional  construction materials.

Travel*** expenses funded  under this project include:

Vehicles – monthly lease of GSA vehicles

Mileage – fuel expenses

Vehicle Insurance

Per Diem – personnel travel reimbursement

Training – personnel participation at workshops, meetings, etc.

*** Cost-share funds will be provided by the BIA to cover additional travel expenses.

Subcontract work **** funded under this project include:

Operated  heavy equipment rental – excavators, bulldozers, etc. to perform enhancements

Fence construction – construction of  riparian corridor fencing

Noxious weed control – chemical treatment of noxious weeds in enhancement areas

Tree planting – planting cuttings, bareroot trees and tublings in project areas

**** Cost-share funds will be provided by the BIA, EPA and Umatilla County to cover additional subcontract expenses.

# Section 9.  Key personnel

###### Project Leader: R. Todd Shaw

Education:	Lake Superior State University

Bachelor of Science Degree, December 1988

Major: Fisheries and Wildlife Management

Minor I: Chemistry

Minor II: Conservation Law Enforcement

Hocking Technical College

Associate of Applied Science Degree, June 1983

Major: Fisheries and Wildlife

Certificate I: Fisheries Management

Certificate II: Nature Interpretation

Current  Employer: Confederated Tribes of the Umatilla Indian Reservation (CTUIR)

Current Responsibilities: Administer anadromous fish habitat enhancement project. Develop, negotiate and secure riparian easements. Prepare quarterly and annual reports, work plans, budgets, BPA funding proposals, purchase requisitions, and fence construction, operated equipment, tree planting  and weed control subcontracts. Pursue cost-share funds and complete grant applications. Prepare fill and removal permit applications. Summarize pre and post-project monitoring data. Supervise, train and direct habitat technicians, seasonal employees and volunteers in maintaining, monitoring and implementing habitat improvements. Serve as Tribal spokesperson for habitat conservation and restoration issues at internal and interagency meetings. Prepare and review correspondence related to local, Tribal, state and federal environmental regulations. Provide tours and oral presentations to various interest groups to promote habitat protection and restoration. Prepare educational materials and provide outreach efforts to the public, school groups, education service districts, etc. Prepare news articles and releases for Tribal and local news media. Conduct and facilitate scoping meetings with land owners and agencies to identify and address land use practices detrimental to salmonid production. Investigate, review and comment on proposed timber sales, range management  plans, environmental assessments and impact statements, Tribal Stream Zone Alteration Permit Applications, and COE and ODSL Joint Permit (404 Fill and Removal) Applications.

Recent Previous Employment:

March 1992 – January 1993, Biological Fisheries Technician, U.S. Fish and Wildlife Service, Contaminants Section – Yankton Field Research Station, Yankton, SD.

May 1990 – December 1991, Experimental Biological Aide, Oregon Department of Fish and Wildlife, Bend and Seaside, OR.

June 1988 – September 1989, Fisheries Aide, Indiana Department of Natural Resources, Avoca, IN.

September 1987 - May 1988, Coldwater Hatchery Internship, Lake Superior State University Aquatics Lab, Sault Sainte Marie, MI.

June 1987 – August 1987, Fisheries Aide, U.S. Forest Service, Tongass National Forest, Hoonah, AK.

April 1983 – June 1983, Coolwater Hatchery Internship, Ohio Division of Wildlife, Hebron State Fish Hatchery, Hebron, OH.

Expertise:

Eleven years of  fisheries experience including: propagating saugeye, arctic grayling, Kamloops rainbow trout, and atlantic salmon; stream channel typing and habitat classification; designing and implementing habitat enhancements in anadromous drainages; conducting salmon escapement surveys; conducting biological stream surveys; sampling warmwater fisheries populations in large impoundments; conducting fisheries harvest, mortality and survival studies; assisting with acute toxicity studies to assess fish exposures to trace elements; and performance of current responsibilities as indicated above.

Five Relevant Publications or Job Completions:

- 1993 through 1997 Umatilla River Basin Anadromous Fish Habitat Enhancement Project Annual Reports (published by BPA).

- Planned and directed implementation of stream bank stabilization project on lower Meacham Creek.

- Coordinated planting of over 8,000 native trees in habitat enhancement project areas.

- Awarded 1,997 yard fence construction contract for construction of riparian corridor fencing in the Squaw Creek and upper Umatilla River drainages.

- Provided presentations to fifh and sixth grade students at the Umatilla-Morrow County Education Service District’s Watershed Field Day.

# Section 10.  Information/technology transfer

Project reports are produced quarterly and annually. Project personnel provide oral presentations and field tours throughout the year to demonstrate accomplishments, provide educational opportunities and solicit additional landowner participation. Project personnel also frequently speak at public forums (local workshops, agency meetings, etc.).

All entities involved in stream habitat alterations (project implementors and regulatory agencies) conduct pre and post-project tours bi-annually to make recommendations and assess project successes and failures.