# Proposal ID 199008000

# PART II - NARRATIVE

# Section 7.  Abstract

The Columbia River Basin Passive Integrated Transponder (PIT) Tag Information System (PTAGIS), provides for the operation and maintenance (O&M) of transponder interrogation systems located at juvenile fish bypass facilities located at hydro-electric dams on the Columbia and Snake Rivers. PTAGIS also provides data base systems manangement and operations for the collection and distribution of PIT data to all interested parties. The PTAGIS program supports the PIT Tag Operations Center (PTOC) which maintains software and documentation and provides user support and training for PTAGIS related tools. The PTOC works with the Columbia River Basin PIT Tag Steering Committee (PTSC) to establish data standards, system development priorities, and operational priorities related to the operations and maintenance of the PIT tag interrogation systems at juvenile fish bypass facilities. The PTSC also provides PTOC with input and advice related to the operations and maintenance of the central PTAGIS database.

A PIT tag interrogation system is called for in NPPC planning documents. The PTAGIS O&M activities support the needs of the PIT tag research community represented by the PTSC. O&M activities are documented in the PTAGIS Database Administration Standard Operating Procedures Manual and the PTAGIS Field Interrogation System Standard Operating Procedures Manual.

PTAGIS intends to provide 99.9% uptime of interrogation systems and data system as measured during the peak of the outmigration year. Target response time to problem situations is four hours from the time the problem is reported or detected.

# Section 8.  Project description

a.	Technical and/or scientific background

In 1984 Bonneville Power Administration (BPA) contracted with the National Marine Fisheries Service (NMFS) to research and develop a passive integrated transponder (PIT) tag for use in the Columbia River Fish and Wildlife Program. With the PIT tag system, large amounts of data are produced with reatively few tags, in comparison to traditional tagging and marking systems. For NMFS to meet, in a timely manner, its contractual and verbal agreements involving PIT tag data, in 1988 and 1989, NMFS contracted PSMFC to develop and operate a prototype database system to meet the immediate needs and provide a framework for a formalized system for the Columbia River Basin PIT tag program.

In April, 1989, NMFS announced its intention to phase out the operation and management of the PIT tag system in the Columbia River Basin. Subsequently, BPA contracted with PSMFC because it was the only agency with experience in data management, had no vested interest in the interpretation of data generated from PIT tags, and was independent of water or fish and wildlife management responsibilities. The actions that PSMFC were to implement under the PTAGIS contract were the managment of a long-term Columbia River Basin-wide database system accessible to all entities; maintenance and documentation of fish tagging and interrogation systems; operational and maintenance of equipment at remote interrogation sites; provision of technical support for the software and hardware required by the system and system users; provision of training to users and purchase of PIT tags and associated equipment. The PIT Tag Operations Center (PTOC) has been established at PSMFC office in Gladstone, OR to house PTAGIS and to utilize PSMFC data facilities.

b.	Rationale and significance to Regional Programs

PTAGIS is an operations and maintenance action. As seen in Section 3 of this form, many PIT tagging projects continue to rely on the successful operation of interrogation systems located at juvenile and adult bypass systems in the Columbia River Basin and on the successful operation of the PTAGIS database system for the distribution of PTAGIS data. The success of these projects depend, to a great extent, upon the success of the PTAGIS O&M project and the PIT Tag Operations Center.

c.	Relationships to other projects

PTAGIS maintains a continuous and cooperative relationship with the Columbia River Basin PIT Tag Steering Committee, the US Army Corps of Engineers (Portland and Walla Walla Districts), Bureau of Reclaimation, US Fish and Wildlife Service, National Marine Fisheries Service, the States of Idaho, Oregon and Washington, Portland General Electric, Chelan PUD, Grant Co. PUD, the Direct Service Industries, University of Idaho, University of Washington, Oregon State University, other academic institutions and other agencies.

Last year, the ISRP included commentary on potential duplication among the Fish Passage Center Data System, StreamNet and PTAGIS.  This concern was address in a joint letter (July 29, 1998) from the Project Managers of these projects to the Anadromous Fish Managers and Brian Allee of Columbia Basin Fish and Wildlife Authority.

The PIT Tag Information System project provides three very specific services for fish and wildlife agencies in the Columbia Basin.  First, the project maintains the database for PIT tagged fish; second, it operates  and maintains the interrogation system electronics located at the dams; and third, it provides user support, training and coordination for PIT tag system users.  This system provides near real time detail on PIT tagged fish throughout the migration season.  In addition it provides all historical information on PIT tagged fish in the Columbia Basin since 1986.

PTAGIS collects and distributes ‘raw’ PIT tag information.  PTAGIS does not perform analysis of PIT tag information except to determine coil and monitor efficiencies for PIT tag systems operation.  Analysis of PIT tag information is left to research agencies and others.  The responsibility of PTAGIS is to provide the best, most objective PIT tag information to all users.

The Fish Passage Center Data System is specifically designed to facilitate and support the daily, weekly, monthly and annual analysis which are the foundation of juvenile and adult fish management decisions made by fisheries agencies and tribes.  FPC utilizes PIT tag information as part of these analyses.

StreamNet provides data for Fish and Wildlife Program Monitoring and Planning.  StreamNet may provide links to PIT tag dat, but the StreamNet dataset does not include any PIT tag information.

d.	Project history (for ongoing projects)

The PTAGIS project number has not changed. However, the procurement and distribution of PIT tags activity has be removed from this project and established as a separate project (9008001). PIT tag data, collected through the PTAGIS program is utilized by fisheries and water budget managers as part of the adaptive management strategy of the NPPC program.

The PTAGIS project produces quarterly and annual reports for BPA. Also, the PTAGIS program updates and distrubutes three user documents: 1) The PIT Tag Source Data Input Specification; 2) The PIT Tag Tagging Procedures Docuement; 3) The PTAGIS Database Users Manual. The PTAGIS produces a periodic newsletter, the PTAGIS Newsletter, nearly once per month. In addition, various PTAGIS internal O&M documents are maintained. These include: 1) PTAGIS Database Administration Standard Operating Procedures; 2) PTAGIS Field Interrogation Systems Standard Operating Procedures manuals.

The PTAGIS project was initially contracted to PSMFC in 1990 so the O&M of PTAGIS has been underway for eight years as of January, 1999.

Major results achieved include: 1) establishment of database systems and systems management infrastructure to support this highly technical and complex data system; 2) establishment of a field office based in Kennewick, WA to maintain interrogation systems at juvenile fish facilities on the Snake and Columbia Rivers; 3) infrastructure to provide for efficient operations and maintenance of interrogation systems; 4) effective coordination and cooperation of various system users; 5) Coordination of regional efforts to upgrade the PIT Tag system based on International Standandards Organization specifications.

e.	Proposal objectives

- Operate, maintain and enhance the PTAGIS database system and Data Collection Software:

  - Acquire and process data from remote interrogation sites;

  - Receive and process input files (tagging, monitored release, release information, recaptures and mortality files);

  - Update database in a timely manner. All files will be validated upon receipt by PTAGIS and immediate notification of errors shall be made on-line. Valid data should be loaded to the database within the hour it is received;

  - Perform backup system management and general operation services on the PSMFC computer in support of the PIT Tag database. Implement "DBA Control Panel" and improved checkpoint and recovery/rollback processes;

  - Train personnel to detect problems and perform initial response procedure at remote interrogation sites;

  - Build new and enhanced PTAGIS reports as required by users;

    - Complete the implementation of the “Final Disposition” / “Last Observation” data structure to the PTAGIS database.

    - Implement new ISO transceiver summary and exception status report;

  - Maintain, enhance and document PIT tag interrogation and tagging file loader system software (see attached Gantt charts);

    - Develop input file audit mechanism;

    - Initiate development of the next generation PTAGIS data model for planned 2002 production deployment;

    - Modify interrogation file pre-processor to support ISO equipment;

    - Modify Problem Annunciator Panel (PAP) to support ISO equipment;

    - Modify PAP graphic displays;

    - Implement performance enhancements to Interrogation Data Loader (IDL) ;

  - Maintain, enhance and document all PIT Tag application other related PTAGIS software.

- Operate and Maintain Separation by Code System (SBC)

  - Develop database management support model for Separation by Code;

  - Gain training on SBC from NMFS;

  - Manage and coordinate user requests for SBC support;

  - Develop mechanism to measure SBC 'planned' versus 'actual' dispositions;

- Install, Operate and maintain interrogation systems in Field Locations:

  - Operate and maintain interrogation equipment at established sites;

  - Perform pre-season installation and post season removal of interrogation equipment;

  - Implement modifications to detection equipment and software as required to optimize data integrity and systems operations. Seasonal system modifications shall be in place by March 15, of the out-migration year;

  - Monitor interrogation systems for problems on a daily basis;

  - Continue to implement the written preventative maintenance program for detection system equipment;

  - Document maintenance activities performed at interrogation sites;

  - Provide timely repair of defective equipment at interrogation sites;

  - Operate and maintain interrogation system telephones, telephone lines and power backup equipment;

- Administration, Management and Coordination:

  - Coordinate purchase and distribution of PIT tags for BPA funded projects;

  - Coordinate user and system requirements;

    - Coordinate operational issues with facility operators and interested agencies;

    - Coordinate the operational deployment of new PIT Tag Technologies with system users and the “technology innovators”;

    - Coordinate with BPA Technical Management Team development staff and contractors to improve network (Internet / World Wide Web) access to validated and loaded PIT Tag data;

    - Coordinate with PIT Tag Steering Committee (PTSC) to update and distribute the PIT Tag Specifications Document by February 1st of the out-migration year;

    - Act as central contact (liaison) between PTAGIS system users;

  - Maintain the list of recommended PIT Tagging equipment, documented in the PIT Tag Tagging Procedures Document. Changes to this document shall be approved by the PTSC;

  - Update, automate and distribute tagging system documentation;

  - Provide requested data to casual, ad-hoc users as needed;

  - Provide training and informational pointers to users on tagging and validation and system analysis software as needed;

  - Provide the day-to-day management, supervision and administrative support for the PIT Tag Operations Center;

  - Produce a Newsletter for periodic, general distribution;

  - Produce, manage and report the results of the PTAGIS Annual Workshop;

  - Develop the Annual Work Plan for the following out-migration year;

  - Write and distribute Quarterly and Annual reports within the fiscal year.

- Additional Support Actions

  - New Tag Frequency

Assist BPA in the planning, coordination, evaluation and management of the New Tag Frequency Transition Project as requested.

  - Provide preliminary consulting for installation of a 24 coil Juvenile PIT tag interrogation system at Bonneville Powerhouse II by March 1, 2000, and one or two other portable units as required.

  - Separation by Code

Assume production management of  Separation by Code System which has been developed by National Marine Fisheries Service, research and development (R&D).

  - DBMS Architecture to Support WWW applications.

Continue the process of developing a world wide web application interface to the PTAGIS database. Includes construction of a robust data model and deployment of Java or JavaScript based applications and/or applets that utilize a JDBC interface to the database management system engine.

  - Implement Predator Mark Recovery.

    - Provide process and equipment to collect PIT Tags from smolt recovered from squaw fish collected as part of the Squaw Fish Bounty program funded by BPA.

    - Provide process and equipment to collect PIT Tags from colonies of sea gulls and cormorants situated near hydro-power projects.

f.	Methods

PTAGIS is an operations and maintenance project. Data system operations are performed by experienced professional data processing staff according to the PTAGIS Database Adminstration Standard Operating Procedures document. Operation and maintenance of interrogation systems in the field is performed by experienced field system engineers according to the PTAGIS Field Interrogation Systems Standard Operating Procedures document.

Tagging projects utilize methods described in the PIT Tag Marking Procedures document. Data is collated in the format documented in the PIT Tag Source Data Input Specification that is updated annually by the Columbia River Basin PIT Tag Steering committee and distributed by the PTAGIS project.

Interrogation system reading efficiency is monitored three to four times per day by way of the Cumulative Efficiency Report. This report calculates the probability of missing a tag at a coil within a monitor (collection of PIT tag interrogation coils) based upon "seeing" the tag at other coil(s) within the monitor. See NMFS 1989 Annual Report to BPA, "A Study to Determine the Biological Feasibility of a New Fish Tag System", Appendix B, "Statistical Method of Determining PIT Tag Coil Reading Efficiency", (pp 140-144) for details of this calculations performed by the Cumulative Efficiency Report.

PIT separation efficiency is determined by comparing the number of PIT tagged fish at "river" exits compared to the number of PIT tagged fish at "transport/raceway" monitors. These data are provided by the "Disposition by Day" reports for each transport facility on a daily basis.

g.	Facilities and equipment

The PTAGIS database is housed in the PSMFC data center located in Gladstone, OR. The database server computer is a Sun Enterprise 3000 with four SPARC processors, and 1GB of memory. In addition to six GB of system disk storage located on the E3000, the PTAGIS server utilizes a RAID 5 storage array configured with 60GB. The PSMFC data center utilizes a dedicated T1 link to the internet to allow high speed/high volume access for users with similar data communication capabilities.

The PTAGIS field office in Kennewick, WA, houses electronic test benches and equipment to facilitate the testing and repair of interrogation system electronics. The equipment includes test "tunnels" connected to a programmable logic controller (PLC) and frequency drive that allows highly accurate testing of reading efficiency of interrogation electronics and tags in a laboratory environment. Other equipment includes oscilloscopes, function generators, multimeters and other various electronic equipement. The field engineers are equipt with service vehicles for site visits which are scheduled weekly during the peak of the outmigration season. These vehicles accumulate over 20K miles each per year and are on a three year depreciation schedule.

The computer platforms located at the PIT interrogation sites utilize a Unix based file server connected via ethernet to primary and backup data collection computers (PC's). The Unix file server is connected through the Corps of Engineers internet connection to the PSMFC data center in Gladstone at three of the Walla Wall projects. The other projects rely on PPP telecommunications interface to transmit data between the field location and the PSMFC data center.s The above data systems and electronic test equipment are suitable based upon contemporary standards.

However, interrogation system electronics used at juvenile fish facilities is antiquated and in need of replacement. The system is currently based upon a 400kHz tag. A separate BPA project (9701000-Essential M&E Infrastructure PIT Tag Monitor Procurement and Installation) is underway to replace this existing system with one based upon the International Standards Organization (ISO) radio frequency identification standards 11784 and 11785. The PTAGIS project is actively involved in the project planning, and testing of new electronics to replace the existing electronics in time for the year 2000 outmigration.

h.	Budget

Cost estimates are based upon extrapolating the 1999 planned budget based upon a project 4% inflation rate.

Personnel includes Program Manager, Systems Analyst, Software Engineer, two Field Engineers and one Field Technician.

Fringe benefits are calculated at the standard PSMFC rate of 37% for regular full time employees.

Supplies and materials include the typical shop and field supplies required by the operation and maintenance of the PTAGIS field systems in the past.  These include tools, modems, multiplexers, radio frequency and other electronic instruments and miscellaneous field supplies.

Operations and Maintenance includes floor space, office supplies, training, phone service, computer services, etc.

Capital acquisition includes costs to keep service vehicles and computer systems on a three to four year upgrade rotation.

PSMFC indirect cost rate is 15 percent of all costs excluding equipment.

Travel costs include field trips for planning coordination meetings, and training for project staff.

# Section 9.  Key personnel

Carter Stein

Program Manager

2080 Hrs per Year

Duties: Develop PTAGIS annual work plan and budgets;

Manage system development life cycle for PTAGIS software;

Investigate new technical capabilities related to software engineering

techniques, new hardware and software and applicability to PTAGIS;

Work with PTSC to develop and update Basin wide standards for PIT tag information processing.

Develop production supportable implementations of new PIT tag technologies in cooperation with National Marine Fisheries Service.

Supervise four full time postions, two Field Systems Engineers and two Programmer Analysts.

Degrees Earned:

Master of Business Administration, University of Portland, 1992

Bachelor of Science, Computer Science, Portland State University, 1985

Current Employer:

Pacific States Marine Fisheries Commission since September, 1992

Accomplishments:

Conversion of PTAGIS prototype database into stable production environment.

Established PIT tag Operations and Maintenance Field Office in Kennewick, WA.

Managed installation of PIT interrogation systems at Lower Monumental and McNary Dams.

Lead development of technical specifications for ISO based stationary transceiver system for deployement in Columbiar River Basin.

Lead development of technical specification for ISO based portable transceiver system for deployment in Columbia River Basin.

Recent Employer

Tektronix, Inc. 1978-1992

Senior Software Engineer; CAX Data Management

Systems Development Project Leader

Publications:

Monitoring Endangered Salmon in the Columbia River Basin, Stein, Clough, Apr. 1995, Presented to Computer Associates / Ingres World Conference, July 1995.

# Section 10.  Information/technology transfer

PTAGIS data is distributed many ways.  The project sponsors a conference or workshop every other year or so.  Summary information about PIT tagging projects is available on the world-wide web (www.psmfc.org/pittag) for casual/ad-hoc users.  Power users and key researchers have login accounts on the PTAGIS dbms server (telnet.psmfc.org).  PTAGIS produces a periodic Newsletter which is mailed to over 300 names.  The PIT Tag Source Data Input Specification (Spec Doc), PTAGIS Users Manual, Marking and Procedures Manual are available in written format and on-line.