Proposal ID 199202601

PART II - NARRATIVE

Section 7.  Abstract

Grande Ronde Habitat Restoration and Program Coordination

This proposal requests continued funding for the comprehensive Grande Ronde Model Watershed Program (GRMWP).  The Grande Ronde Basin was selected in 1992 by the Northwest Power Planning Council as the model watershed for Oregon.  The GRMWP brings relevant interests together to address the needs of declining fish populations of the Grande Ronde Basin. The project focuses on habitat restoration, which is a component of the overall effort to rebuild anadromous fish populations in the Grande Ronde Basin as well as in the Columbia River Basin.

The project includes habitat restoration and program coordination.  Habitat restoration addresses habitat parameters and management activities identified in the 1994 Columbia River Basin Fish & Wildlife Program, Section 7.6D.  The GRMWP assessment and planning documents guide the program coordination and habitat restoration activities.

The GRMWP strategy is to restore critical salmonid habitats in the Grande Ronde Basin.  Specific measurable outcomes include:

- Increased riparian zone and floodplain function

- Restoration of in-channel and riparian habitats for fish and wildlife

- Improved spawning and rearing habitat for ESA listed fish

- Creation of a basin-wide water quality monitoring program

- Increased landowner and public involvement in habitat restoration activities

The GRMWP Technical Committee has developed a coordinated monitoring strategy for the Grande Ronde basin.  The objectives are to: determine baseline water quality conditions, assess cumulative effects of restoration work, and provide credible data to guide program direction.

Section 8.  Project description

a.	Technical and/or scientific background

This project is specific to the Grande Ronde River Basin, which covers 5,265 square miles in Union and Wallowa counties in the Blue Mountain Region of northeastern Oregon.  With the imminent listing of spring chinook salmon under the Endangered Species Act, in 1992 the Union County Commission and Wallowa County Court determined that a grass-roots, locally-based effort working to coordinate existing local, state and federal programs could effectively maintain, enhance, and restore the watershed.  The Northwest Power Planning Council selected the Grande Ronde Basin as the model watershed for Oregon; the Governor's office certified the program.  BPA provides funding for administrative and restoration projects, the Bureau of Reclamation and the GWEB provide technical support, and administration and project funding.  Additional project funding is cost-shared by participating agencies and landowners.  Eastern Oregon University provides administrative services.   The program is an initiative of Blue Mountains Natural Resources Institute, an entity of the U.S. Forest Service Pacific Northwest Research Station.

In May 1992, spring chinook salmon in the Grande Ronde Basin were listed as threatened under the Endangered Species Act.  In October 1997, steelhead were added, and in June 1998 bull trout were listed.  The GRMWP coordinates local habitat restoration with regional actions as outlined by the Northwest Power Planning Council in their 1994 Columbia River Basin Fish & Wildlife Program (Sections 7.0B.1, 7.6, 7.6C, 7.6D, 7.7b.2-3, 7.8A.4-5), and Endangered Species Act requirements as described in the National Marine Fisheries Service Snake River Salmon Recovery Plan (NMFS 1995, tasks 1.1.b, 1.4.d, 1.4.b, 1.5.b, and 1.6.b).

The GRMWP Board of Directors represent a diverse group of interests with the common vision of a healthy watershed.  Membership includes stock growers, farmers, native American tribes, environmental groups, natural resource management agencies, elected officials, and representatives from the community, forestry, and fish and wildlife interests.  The Board provides policy development, oversight, guidance and direction to the program.  They make recommendations on long-term plans and approve programs of work.

A Technical Committee of biologists, hydrologists, a soil scientist, forester, and other resource specialists advise and provide recommendations to the Board for planning and technical issues.  They review and evaluate project proposals for technical merit and adequacy.  Local agency staffs, the tribes, and private individuals play a crucial role in the model watershed process by serving on this committee.  Project proposals review has become a main function of the committee which promotes accomplishment of technically sound restoration activities.

Habitat degradation within the Grande Ronde Basin has been well documented in reports commissioned by the GRMWP, graduate theses, and a multitude of other reports and publications.  Technical reports commissioned by the GRMWP include the GRMWP Operations/Action Plan (Duncan and Cawthon, 1994); Stream and Riparian Conditions in the Grande Ronde Basin (Huntington, 1993); and the Application of the Ecosystem Diagnosis and Treatment Method to the Grande Ronde Model Watershed Project (Mobrand and Lestelle, 1997). Watershed Action Plans have been completed or are in progress to address individual watersheds. A thorough review of these and other documents to assess environmental conditions and establish habitat restoration priorities were completed before beginning project implementation.

The GRMWP projects focus on habitat restoration, which is a component of the program to rebuild anadromous fish populations in the Grande Ronde Basin as well as in the Columbia River Basin.  Habitat deficiencies in the Grande Ronde Basin are addressed by taking a comprehensive ridgetop-to-ridgetop restoration approach.  This proposal includes projects targeting specific habitat problems on critical stream reaches.  Projects will make incremental improvements toward habitat restoration and enhancement, which are critical links to improving anadromous fish populations in the Columbia River Basin.

The restoration projects will address habitat parameters and management activities identified in the 1994 Columbia River Basin Fish and Wildlife Program, Section 7.6D.

Habitat assessments prepared for the Grande Ronde Basin (Section 6. References) describe habitat conditions relative to the needs of spring chinook salmon.  Spring chinook salmon is the “diagnostic species” for the basin (Mobrand, L. and L. Lestelle.  January 1997.)  Spring chinook salmon occupy the same geographic areas and habitats as steelhead and bull trout (also ESA listed), and have similar habitat requirements.  Therefore the following habitat concerns identified for spring chinook salmon are also concerns for steelhead and bull trout as well as resident salmonids.

Grande Ronde River System

Upper Grande Ronde River (upstream of La Grande). Habitat for spring chinook is greatly reduced from historic levels for certain life stages.  Survival conditions have changed due primarily to increased water temperature, increased sediment load, loss in habitat diversity, changes in flow patterns, channel and bank destabilization, and alteration of the riparian zone (Mobrand and Lestelle, 1997; Duncan and Cawthon, 1994; Huntington, 1993).

Catherine Creek  Spring chinook habitat losses are due to land development, channel straightening, removal of large organic structure, and de-watering.  Productivity has declined sharply. (Mobrand and Lestelle, 1997; Duncan and Cawthon, 1994; Huntington, 1993).

Limiting Factors:	low summer flows, high summer temperatures, streambed sedimentation, reduced habitat complexity, adult passage.

Middle Grande Ronde River  (La Grande to Elgin, Grande Ronde Valley).  Habitat losses for spring chinook have occurred throughout this reach for the pre-spawning, summer rearing and overwintering stages.  In most years, migration and holding of adult salmon is not possible after early July because of low flows and high water temperatures.  Spawning and egg incubation are precluded by high water temperatures.  Winter rearing habitat for juvenile salmon is limited as a result of streambed sedimentation and severely reduced habitat complexity.  Additional factors limiting salmon production include poor riparian zone condition and poor water quality including high water temperatures, high pH and elevated nutrient levels (Mobrand and Lestelle, 1997; Duncan and Cawthon, 1994; Huntington, 1993).

Limiting Factors:	low summer flows, high summer temperatures, streambed sedimentation, reduced habitat complexity, high pH and nutrient levels, poor condition of the riparian zone.

Lower Grande Ronde River (Grande Ronde River-mouth to Elgin).  Changes in quantity of key habitat downstream of the Grande Ronde valley have been comparatively minor.  Lack of riparian vegetation and shade, and low flows, contribute to high water temperatures.  Excess fine sediment, eroding streambanks, and lack of woody debris are also factors. (Mobrand and Lestelle, 1997; Duncan and Cawthon, 1994; Huntington, 1993; Citizens of Wallowa, 1993).

Limiting Factors:	low summer flows, high summer temperatures, streambed sedimentation, lack of woody debris.

Joseph Creek  Historically, the Joseph Creek subbasin contained little key habitat for spring chinook salmon.  However, Joseph Creek contains key habitat for steelhead.  There are approximately 225 miles of anadromous fish habitat in the Joseph Creek subbasin.  This habitat accounts for about 8 percent of current steelhead capacity in the Grande Ronde Basin, and supports a steelhead population managed for wild production.  Habitat conditions have deteriorated because of changes to channel stability, flow patterns, sediment load, habitat diversity, and predation levels (Mobrand and Lestelle, 1997; Duncan and Cawthon, 1994; Huntington, 1993; Citizens of Wallowa, 1993).

Limiting Factors:	low summer flows, high summer temperatures, streambed sedimentation, reduced habitat complexity, predation.

Wallowa River System

Wallowa River  The quantity of key habitat for spring chinook throughout most of the mainstem Wallowa River has been substantially reduced.  However, habitat in the lower ten miles (downstream of Minam River) is relatively unchanged.  Conditions for survival during egg incubation, fry colonization, and early summer rearing are poor in the upstream reaches, and tend to improve downstream.  Elevated water temperatures, sediment load, run-off from agricultural land, flow reductions, and reduced habitat diversity also contribute (Mobrand and Lestelle, 1997; Duncan and Cawthon, 1994; Huntington, 1993; Citizens of Wallowa, 1993).

Limiting Factors:	low summer flows, high summer temperatures,  sediment load, reduced habitat complexity, agricultural land run-off (nutrient levels).

Lostine River  The changes in habitat for spring chinook in the Lostine River differ by life stage and stream reach.  The largest quantity of key habitat occurred in the lower 15 miles of the river.  The quantity of key habitat is virtually unchanged in the upper 10 miles; however, this section contains much less habitat compared to the downstream reach.  The capability of the lower 15 miles of the river to support spring chinook production is substantially reduced for most life stages.  Survival conditions in this section are poor due primarily to higher summer temperatures, alterations in flow regimes, and loss of habitat diversity (Mobrand and Lestelle, 1997; Duncan and Cawthon, 1994; Huntington, 1993; Citizens of Wallowa, 1993).

Limiting Factors:	alterations in flow regimes, high summer temperatures, loss of habitat diversity.

Bear Creek  Changes in the habitat for spring chinook in Bear Creek differ by life stage and stream reach.  Historically, the largest quantities of key habitat occurred in the lower six miles of stream (excluding smolt stage).  The capability of the lower six miles of Bear Creek to support spring chinook production (survival) is greatly reduced for most life stages.  Survival conditions in this section are poor due primarily to low flows, loss of habitat diversity, increased water temperature, increased sediment load, feedlot run-off, and bank destabilization.  Changes to survival conditions in the upper section of the creek are comparatively minor (Mobrand and Lestelle, 1997; Duncan and Cawthon, 1994; Huntington, 1993; Citizens of Wallowa, 1993).

Limiting Factors:	low summer flows, high summer temperatures, sediment load (bank destabilization), loss of habitat diversity, nutrient levels(feedlot runoff).

Imnaha River System   Changes in habitat for spring chinook in the Imnaha River differ by life stage and stream reach.  The greatest reduction in key habitat has occurred through much of the mid-portion and upper river reach for the spawning and egg incubation stages.  The capability for supporting spring chinook productivity is reduced mainly in the mid to lower reaches of the river for the pre-spawning, spawning, fry colonization, and summer rearing life stages.  Survival conditions are poor because of elevated water temperatures and sediment load, and reduced habitat diversity (Mobrand and Lestelle, 1997; Duncan and Cawthon, 1994; Huntington, 1993).

Limiting Factors:	elevated  summer temperatures, sediment load, reduced habitat diversity.

b.	Rationale and significance to Regional Programs

Multiple agencies and groups within the basin share partnerships with the GRMWP, and are critical to its success.  Technical services and in-kind funding is provided to accomplish the objectives and tasks of the GRMWP.

Habitat improvement activities, proposed under this project, address the habitat parameters and management activities identified in the 1994 Columbia Basin Fish and Wildlife Program, Section 7.6D.   Restoration and protection of critical salmonid habitat within the Grande Ronde Basin  is a critical element affecting anadromous fish populations in the Columbia River Basin.

Habitat degradation resulting from human activities in the Grande Ronde Basin has been occurring for well over a hundred years.  Reduced in-basin habitat productivity as well as other out-of-basin impacts have seriously reduced anadromous fish populations from historical levels.  The impacts are cumulative and have had dramatic effects on the populations.  Mobrand and Lestelle (1997) state that, “Life history pathways associated with spawning reaches in the upper Grande Ronde River show severe declines in potential salmon performance compared to historic levels.  Restoration potential is significant for this subbasin.... groups of fish using these pathways appear to be at extremely high risk of extinction.”

Protection and restoration of the headwater habitats are critical to the reestablishment of wild fish populations.  Emphasis on headwater habitat restoration is a high priority for the GRMWP.

The proposed projects will leverage BPA funds to accomplish more restoration work than could be accomplished using BPA funds alone.  Since 1994, for every BPA dollar allocated to the Grande Ronde Basin through the GRMWP, an additional $1.62 has been cost-shared by private landowners, private corporations, or other government agencies (see table in Section 7.d).  Funds contributed by other entities for projects developed under this proposal for FY2000 are expected to be similar.

c.	Relationships to other projects

Other relevant BPA-funded projects (in addition to those listed in Section 3) include:

Project #		Title						Sponsor

| 9703400 |  | Monitoring Fine Sediment Levels - Grande Ronde & John Day |  | CRITFC |
| --- | --- | --- | --- | --- |
| 9306600 |  | Oregon Fish Screens Project |  | ODFW |
| 9604400 |  | Grande Ronde Basin Spring Chinook Captive Broodstock Program |  | ODFW/NPT |
| 9607700 |  | Meadow Creek Restoration |  | USFS |
| 9608300 |  | Grande Ronde Subbasin Watershed Restoration |  | CTUIR |

The projects listed above have a direct relationship with this proposal because they address habitat or fish stock issues within the Grande Ronde Basin.  This project addresses primarily habitat restoration.  Projects involving fish stock improvements are dependent on habitat restoration. Additionally, any projects downstream of the Grande Ronde Basin intended to restore anadromous fish runs are dependent upon this project to maintain or improve fish production potential in the headwaters.

d.	Project history (for on-going projects)

The Grande Ronde Model Watershed Program was created by the NPPC in 1992 and initially was funded under proposal # 9202601 “Grande Ronde Model Watershed Program - Project Planning/Support.”  In 1994 another proposal was submitted and approved specifically for habitat improvement projects, # 9402700 “Restore Salmonid Habitat in the Grande Ronde Model Watershed.”  The two projects have been annually submitted and approved through 1999.  This year the two proposals have been combined into this one proposal “Grande Ronde Model Watershed Program # 9202601."  This request is to fund both the administration of the program and the implementation of habitat restoration projects to fulfill the objectives of the NPPC's Strategy for Salmon Volume II in the Columbia Basin.

Projects reports and documents include:

- Assessment of Stream & Riparian Conditions in the Grande Ronde Basin, 1993

- Grande Ronde Model Watershed Program Operations-Action Plan, 1994

- Wallowa County-Nez Perce Tribe Salmon Recovery Plan, 1993

- Application of Ecosystem Diagnosis & Treatment Method to the Grande Ronde Model Watershed Project, 1997

- Grande Ronde Basin Water Quality Monitoring, 1997 & 1998

The BPA has been working with agencies in the Grande Ronde Basin for many years and with the GRMWP since 1992.  From 1995 to 1998, 132 individual habitat restoration projects were implemented.

Projects achievements 1994-1998:

- 244 miles of fencing (riparian fencing including exclosure & cross fencing)

- 182 miles of road closures/obliteration

- 107 miles of road improvements to reduce sediment

- 107 miles of stream treated with in-stream work (includes 334 structures)

- 142 spring developments (for off-stream watering)

- 28 fish passage improvement projects

- 13 irrigation diversion improvements (fish passage)

Projects  have addressed nearly every component of watershed health including water quality, water quantity, in-stream habitat complexity, riparian condition, streambank stability, and fish passage.  While many of the benefits are already evident, others will accrue over longer time periods.  Projects addressing fish passage problems, sediment inputs, and flow deficiencies have demonstrated immediate benefits.  The benefits of other projects addressing improvements in riparian vegetation, bank stability, and stream temperature will become more apparent over time.

Funding from the BPA has been leveraged for a considerable amount of in-kind services, research grants, and project funding.  The accomplishments and expenditures from 1995 to 1997 include:

Year	# Projects	   BPA $ *		Cost Share $

1995	     11		   $356,864		$1,619,269

1996	     42		   $762,107		$1,001,184

1997	     41		$1,146,875		$1,085,106

1998	     38	              $653,083		$1,011,186

Totals			$2,918,929		$4,716,745

*	Every BPA dollar is cost-shared with an additional $1.62 of non-BPA funds.

Projects were accomplished in cooperation with the following entities:

Union SWCD*				Wallowa SWCD*		U.S. Forest Service

Oregon Dept. of Transportation		Wallowa County PWD	Union County PWD

Boise Cascade Corp.			City of Union			Union County

Oregon Dept. of Fish & Wildlife		Oregon State Parks		CTUIR

Oregon Dept. of  Forestry			Bureau of Reclamation	Nature Conservancy

Natural Resource Conservation Service

*Projects implemented on private lands with 41 individual landowners.

Also, over 90 additional habitat restoration projects were implemented through the GRMWP in 1994 and 1995 using Oregon Watershed Health Program funds.

Project implementation and effectiveness monitoring has been incorporated into all projects.  Elements of individual project monitoring include a project completion final report, photo-point documentation, and an annual monitoring report for five years.  This monitoring is a requirement for having a habitat restoration project approved by the GRMWP.

The GRMWP has implemented a basin-wide water quality monitoring program in cooperation with the Union and Wallowa SWCD’s.  The program collects, summarizes and prepares an annual report on all known monitoring being done in the basin.  Data gaps have been identified and monitoring sites established to complete the data collection.  This program will provide the data to assess long-term habitat changes as a result of habitat restoration projects.

Knowledge gained over the next several years through project and basin-wide monitoring will facilitate adaptive management.  Past project development combined state-of-the-art techniques with landowner management objectives.  Current and future project development will use monitoring information to implement those practices that provide the most cost effective and beneficial habitat restoration.

Habitat restoration projects of the GRMWP have produced other results that are crucial to future restoration efforts in the basin.   The visible on-the-ground successes of the 132 previous projects have demonstrated to landowners, residents and others that habitat restoration is working and can be done along with other resource uses.  Many cooperative relationships with landowners have been developed which has created the potential for future projects.  Successful projects and satisfied landowners have demonstrated good watershed stewardship and will provide the incentive for other landowners to get involved.

e.	Proposal objectives

This proposal requests FY2000 funding to continue the comprehensive watershed restoration program for the Grande Ronde Basin.  Maintaining and improving the productivity of salmon, steelhead and bull trout habitat is a complex task and requires coordination of all activities that occur in a subbasin.  Effective habitat restoration projects can be implemented only after stream-specific conditions and habitat restoration objectives are identified.

This request includes funding for approximately 40 salmonid habitat restoration projects. A specific proposal will be prepared  for each restoration project that identifies the objectives, tasks, benefits, and budget.  This will be submitted to BPA as the statement of work for the contract between BPA and the entity implementing the project.

The proposed projects incorporate the habitat parameters and management activities identified in the 1994 Columbia Basin Fish and Wildlife Program, Section 7.6D.  The projects specifically address the aquatic habitat and other habitat deficiencies identified in technical material and assessments prepared for the Grande Ronde Basin (Section d.  history).  The federal listing of fish stocks in the Grande Ronde Basin is a testimonial to the condition of the salmonid habitat.

The specific objectives include:

Objective 1.	Coordinate program administration and habitat restoration projects

Objective 2.	Improve passage at road crossings for adult/juvenile salmonids

Objective 3.	Improve passage at irrigation diversions for adult/juvenile salmonids

Objective 4.	Improve in-stream habitat diversity to restore and enhance salmonid spawning and rearing

Objective 5.	Enhance riparian condition (vegetation, function, etc.) to restore and improve hydraulic and sediment regimes, and floodplain/stream channel function

Objective 6.	Improve streambank stability to reduce sedimentation

Objective 7.	Improve upland watershed conditions to reduce sediment input to streamcourses

Objective 8.	Increase late-season stream flows to lower stream temperatures and improve aquatic function

Objective 9.	Improve water quality for salmonid production and survival

Examples of expected outcomes include:

- Proposals to fund/implement habitat restoration projects/leveraging funds.

- The removal of passage barriers caused by road crossings and irrigation diversion structures will restore salmonid access to spawning and rearing habitat and increase productivity.

- Adding woody debris will increase channel complexity needed for healthy stream habitat and improve salmonid survival and productivity.

- Adding off-channel rearing habitat will improve salmonid survival and increase productivity.

- Reducing sediment input, increasing stream flows, and weed control/seeding will improve soil and hydrologic functions, water quality, and the overall aquatic function, which will improve salmonid survival and production.

The GRMWP will maintain an individual project file for each of the projects in this proposal.  The project file will contain final project completion reports, photo-point pictures, annual monitoring reports as well as any other information pertinent to assessing the success of the project.  The GRMWP also maintains a database, referenced to GIS map layers, which contains data on all watershed restoration projects implemented through the GRMWP since 1994, and on restoration projects completed through natural resource management agencies since 1985.  Reports and maps are regularly produced and distributed basin-wide.  Some of these include:

- 1985-1998 Restoration Project Listing and Summary of Work

- Accomplishment Reports submitted to BPA

- Project and Work Summaries catagorized by county, agency, work type, fund source, etc.

- Project Listing for the NPPC

f.	Methods

The proposed projects will restore and improve aquatic and riparian habitats and watershed functions essential to the survival and production of wild spring chinook salmon and steelhead in the Grande Ronde Basin.  The tasks associated with the specific objectives of the GRMWP program and habitat restoration projects include:

Objective 1–Coordinate program administration and habitat restoration projects.

Task a:	Facilitate inter-agency coordination of program activities & projects with natural resource management agencies.

Task b:	Coordinate planning, prioritization, and implementation of restoration projects.

Task c:	Provide technical support for projects

Task d:	Monitor cumulative effects

Task e:	Serve as a clearing house for restoration information dissemination

Task f:	Provide educational outreach for watershed restoration

Objective 2 -- Improve passage at road crossings for adult/juvenile salmonids

Task a:	Upper Grande Ronde River – replace/modify 3 culverts

Task b:	Middle Grande Ronde River -- reconstruct 1 bridge

Task c:	Catherine Creek -- modify 2 culvert/road crossings

Task d:	Wallowa River -- replace 1 road crossing

Fish passage problems at road crossings are widespread throughout the watershed and are well documented.  Adult and juvenile passage, at improperly constructed crossings, has been blocked or partially restricted, seriously limiting anadromous fish productivity of some watersheds.  Structural solutions (bridges or bottomless arches), which re-establish natural or near-natural channel bottoms are the preferred method of permanently providing passage at all flow levels.  Planning and implementation of passage improvement projects is closely coordinated with agency fisheries biologists.  Fish passage and engineering elements are balanced to produce long-term function and utility of the installations.

Objective 3 -- Improve passage at irrigation diversions for adult/juvenile salmonids

Task a:	Middle Grande Ronde River -- modify 1 irrigation diversion structure on the Grande Ronde River; modify 2 diversion structures tributaries

Task b:	Catherine Creek -- replace 1 push-up gravel irrigation diversion

Adult anadromous fish passage at irrigation diversions was identified early on in many of the GRMWP planning documents as a critical problem in some of our major streams.  Many of the problem sites have been corrected, but several remain.  Modification of irrigation diversions are structural solutions and are quite permanent.  All replacement diversion structures have been and will continue to be modified or replaced with NMFS approved structures.   Other non-structural methods to address passage problems are directed toward keeping more flow in-stream (Objective 8) and have included irrigation efficiency projects which result in reduced irrigation water withdrawal.

Objective 4 -- Improve in-stream habitat diversity for salmonid spawning and rearing

Task a:	Upper Grande Ronde River – add large woody debris to Grande Ronde river and tributaries (2 mi.); rock and log structure placements (2 mi.); install 5 grade control structures

Task b:	Catherine Creek – add large woody debris to 1 mi. of tributaries; construct off-channel rearing habitat (.5 mi.)

Task c:	Wallowa River -- install 5 grade control structures; reconstruct channel meanders (.5 mi.)

Management activities dating back to the turn of the century have reduced in-stream habitat diversity and have removed habitat elements that promote stable functioning aquatic systems.  Most notable in the Grande Ronde Basin are the construction of railroad grades and roads in riparian zones, splash dam log transport, rock and large wood removal, grazing and logging.  Tasks identified in Objective 5 are the preferred non-structural methods of improving in-stream habitat diversity.  However, structural methods are sometimes needed to assist natural restorative processes by providing channel stability and by reintroducing the log and rock components which were once present in the systems and which will not return naturally within reasonable time-frames.  These tasks will initiate the restoration process by promoting channel stability and sediment storage which will then allow natural processes to complete the healing over time.

Objective 5 --Enhance riparian condition (vegetation, function, etc) to restore/improve natural hydraulic and sediment regimes, and floodplain and stream channel function

Task a:	Upper Grande Ronde River -- construct 1.5 mi. of riparian fencing; restore 35 ac. of wet meadows, develop 7 off-stream water sources; close 2 mi. of sediment producing roads; plant 4,000 feet of streambank; noxious weed control on 75 acres

Task b:	Middle Grande Ronde River -- construct 2 mi. of riparian fencing; develop 5 off-stream water sources; restore 15 ac. of wet meadows

Task c:	Lower Grande Ronde River -- construct 2mi. of riparian fencing; develop 6off-stream water sources

Task d:	Catherine Creek -- construct 5 mi. of riparian fencing; develop 6 off-stream water sources; restore 25 ac. of wet meadows; plant 2500 feet of streambank

Task e:	Joseph Creek -- construct 3.5 mi. of fencing; develop 6 off-stream water sources

Task f:	Wallowa River -- construct 2 mi. of riparian fencing; plant 1,000 feet of streambank; restore 30 ac. of wet meadows

Actions implemented to meet this objective are primarily non-structural in nature and emphasize removal or management of casual agents such as riparian area roads, riparian livestock grazing, and noxious weeds.  Natural restoration is allowed to provide long-term improvements in the absence of the causes of the habitat degradation. Activities are designed to have minimal effects on non-target species, e.g. fences are constructed using ODFW fence specifications.

Objective 6 -- Improve streambank stability to reduce sedimentation

Task a:	Upper Grande Ronde River -- construct 15 barb/log revetment stabilization structures; construct 5 grade control vortex weirs; Revegetate 8,000 feet of streambank; construct 1.5 mi. of riparian fencing; develop 6 off-stream water sources

Task b:	Middle Grande Ronde River -- Revegetate 6,000 feet of streambank; construct 1.5 mi. of riparian fencing; develop 5 off-stream water sources

Task c:	Catherine Creek -- Revegetate .5 mi. of streambank; construct 1.5 mi. of riparian fencing

Task d:	Wallowa River -- construct 10 barb/log revetment stabilization structures

Tasks for this objective are a combination of non-structural and structural methods.  Structural methods are reserved for use where bank stability objectives would likely not be met within reasonable time frames due to channel instability caused by past modifications which cannot feasiblely be reversed without structural work. Vegetative components are incorporated into all projects to provide long-term benefits.

Objective 7 -- Improve upland watershed conditions to reduce sediment input

Task a:	Upper Grande Ronde River -- noxious weed treatment on 100 acres; seeding on 100 acres

Task b:	Middle Grande Ronde river -- noxious weed treatment on 250 acres; seeding on 250 acres; 1 mi. pasture fencing

Task c:	LGR – Noxious weed treatment 300 ac.; seeding 300 ac.

Task d:	Catherine Creek -- 2 mi. pasture fencing

Task e:	Wallowa River -- 2 mi. pasture fencing

Task f:	Imnaha River -- noxious weed treatment on 150 acres; seeding on 150 acres; 3 mi. pasture fencing

Actions proposed under this objective recognize a need to manage watersheds with a ridgetop-to-ridgetop approach, realizing watershed problems in the uplands manifest themselves in the riparian areas.  Projects employ an integrated approach using a combination of non-structural methods including noxious weed control, vegetation seeding, and fire reintroduction to improve watershed vegetative condition.  Actions are preventative in nature as well as restorative.  Noxious weeds and declining forest health have rapidly become recognized as major threats to long-term watershed health in the Grande Ronde Basin.  These actions are taking a proactive approach by working to prevent additional long-term watershed impacts.

Objective 8 --Increase late-season stream flows to maintain lower stream temperatures and improve aquatic function

Task a:	Middle Grande Ronde River – improve water conveyance efficiency for 2 ditches

Task b:	Catherine Creek -- improve water conveyance efficiency for 2 ditches on Catherine Creek; improve water application efficiency on 800 acres irrigated from Catherine and Little Creeks, acquire instream water rights

Task c:	Wallowa River -- improve water conveyance efficiency on 1 ditches; improve water application efficiency on 200 acres

Tasks in Objectives 4, 5, and 7 also address this objective through a variety of non-structural and structural methods and deal with the problem on a long-term approach.  However, due to the critical nature of the flow/temperature problems and the severely depressed anadromous fish populations in the Grande Ronde Basin, actions that enhance stream flow immediately are also required.  Immediate temperature/flow improvements can be evident when irrigation efficiencies are improved, leaving more water in-stream to benefit aquatics.  Reducing transportation losses by lining or piping ditches, and improving application efficiencies, e.g. flood to sprinkle conversion, are recognized methods that have immediate as well as long-term benefits.

Objective 9 --Improve water quality for salmonid production and survival

Task a:  All Watersheds -- tasks listed under Objectives 5, 6, 7 and 8 will meet this objective

Project Development  -  The GRMWP staff, Technical Committee and Board of Directors annually pursue projects through a variety of outreach programs with the SWCD’s, landowner groups, government agencies and individual landowners.  Projects target focus watersheds and limiting factors listed in Section 7.a.  Individual project proposals are prepared by project proponents with assistance from GRMWP staff.  Proposal actions become the statement of work that is included in a contract between BPA and a subcontractor.

Project Review  -  Projects undergo a thorough internal review process by the GRMWP Technical Committee and Board of Directors to assure implementation of priority restoration projects.  Technical Committee composition includes fisheries biologists, hydrologists and engineers, and representation by tribes and agriculture.  Project review includes a screening and prioritization process that addresses biological, technical, economic and social merits of each project.

Project Monitoring  -  Each of the individual projects, implemented under the scope of this proposal, will have an individual monitoring plan.  The plan is a required component of the project and will describe monitoring activities necessary to assess project implementation and habitat improvements.  A final project completion report will be prepared for each project and submitted to the GRMWP.  An annual status report including monitoring results will be completed and submitted to the GRMWP  for a minimum of five years.

Operation and Maintenance -- Operation and maintenance (O&M) of GRMWP restoration projects is the responsibility of project cooperators, usually landowners or resource management agencies.  The O&M activities include maintenance of improvements, annual reporting, monitoring, and operation as specified in individual project  proposals (statement of work).

Risk and Uncertainty -- There are many uncertainties with habitat restoration work in the Grande Ronde Basin which could affect success of habitat restoration efforts.   Biological systems are exceedingly complex and often do not respond in predictable ways due to the multitudes of variables in natural systems.  Climatological events are not predictable and could nullify or negate some actions.  Rain-on-snow events, ice flows and drought are examples of such events.  The GRMWP minimizes these risks through comprehensive project planning and design, followed by thorough technical review.  Coordinated project development also assures minimal risk of negative impacts to non-target species.

g.	Facilities and equipment

Office space must be acquired on an annual contract.  The program currently has sufficient equipment to complete all tasks outlined in this proposal.  Much of the office furniture has been acquired from government surplus lists.  Unix Sunstation & some PC's are on loan from Oregon Department of Agriculture and Oregon Water Resources Department.  Telephone lines and a vehicle are available through partnership with U.S. Forest Service.

The GRMWP restoration projects do not include the use of large facilities or the purchase of high cost equipment.  However, equipment owned by project cooperators such as computers, vehicles, survey equipment and construction equipment is often used in project implementation.  Some of the equipment is included in the cooperator cost-share for the project.  When equipment not available to cooperators (heavy construction equipment) is needed, it may be subcontracted and costs requested in project proposals.

h.	Budget

This proposal requests funding for:

- GRMWP administration, planning and project support  	  $70,000

- GRMWP habitat restoration projects (40 projects)	     	$850.000

$930,000

The administraion funds are for personnel wages and benefits, office supplies, and travel.  The funds requested this year are reduced from an annual average request of about $260,000 due to savings and carryover from the previous two years.  Savings have accrued due to additional funding acquired from the Bureau of Reclamation and GWEB and reduced administrative expenditures.

Project implmentation funding is requested for approximately 40 individual restoration projects.  These dollars are for on-the-ground work and may include materials, labor or services to accomplish specific work acitivities.  Projects are cost-shared with participaing agencies and landowners to get maximum benefit from BPA expenditures.  Over the past four years, every dollar of BPA funding has garnered an additional $1.62 from non-BPA sources.

Section 9.  Key personnel

THOMAS L. MACY

Executive Director

Duties

Program Leadership

Serves as program primary contact with the public

Coordinates with Board of Directors and local representatives

Coordinates with outside organizations and agencies BPA, ODFW, BOR, NMFS, Tribes, local government, and environmental groups

Supervises internal operations

Facilitates board meetings

Habitat Restoration Planning/Project Development

Soliciting and evaluation of projects

Monitors all basin activities

Provides project technical support

Reviews Biological Assessments and other project documents

Coordinate and review program direction

Prepares and reviews projects proposals

Public Information

Plans and leads public information meetings

Prepares newsletters and public information releases

Prepares and presents program information for the public, cooperators, and agencies

Program Participation

Plans and directs program activities

Attends board meetings, presents program information and facilitates information distribution

Provides assistance to the Board of Directors

Prepares and presents funding proposals from various sources

Facilitates agency interaction

Implements approved plans

Experience:

New Executive Director Grande Ronde Model Watershed- Dec. 1998

Consultant: 1994-1998, Owner Quality Aquatics,  Fisheries and Land Management for Tribes, US Government and Mexican Government

US Forest Service- Nov.1989- March 1994, Zone Fisheries Biologist Hood River and Barlow Districts.   Lead fisheries program for two districts. Responsible for watershed restoration and water quality protection. Supervised projects including stream restoration, water quality protection and monitoring, radio telemetry, stream surveys, ski resort development, road building, and diversions. Application of knowledge of hydrology, geomorphology, public relations and salmonid fishes. Applied knowledge of ESA, NEPA, intra and inter-agency coordination, budget negotiation and administration, supervision and contracting officer representation.

Oregon Department of Fish and Wildlife April 1989-Nov. 1989, Worked on the Deschutes River Project.

U.S. Fish and Wildlife Service, July 1980-Nov. 1989, Lead staff biologist for the following projects; Remote rearing and release of Upriver Bright Fall Chinook, supplementation evaluation, alternative artificial rearing and release methods for salmonids, carrying capacity study on Yakima River system, renovation of abandon hatchery, egg survival in redds with fluctuating water levels, and White Sturgeon Research. Administrative experience included writing progress and final project reports, annual office reports, briefs for administrators and attorneys, soliciting negotiating and administering budgets, hiring and supervision. Writing and using ESA, NEPA and policy documents. Evaluating cost effectiveness, permitting and using statistical comparisons.

National Marine Fisheries Service, May 1980-June 1980 and April to July 1978, Aged several species of fish using scales, otolith and bone samples. Worked on McNary Dam bypass facility, primarily quality control.

US Fish and Wildlife Service, June1977-Dec.1979, Intensive study on Columbia River Backwaters. Emphasis on species inventory and water quality. Commercial catch and biological samples from Columbia River Fisheries. Wrote progress and final reports for BPA and USFWS.

University of Idaho, July1978-Dec 1979, Salmonid stomach analysis and radio telemetry projects.

ODFW, March 1978-June 1978, Gathered and evaluated juvenile salmonid bypass information on The Dalles Dam.

US Bureau of Reclamation; Oct. 1976 to March 1977, Wrote the report too evaluate the effects of the drought flows of 1976 on water quality in the Sacramento-SanJoaquin Estuary.

Education

University of California at Davis: BA Zoology 1975

Post Graduate Work: University of Idaho 1978, Fisheries

LYLE A. KUCHENBECKER

Planner

Duties

Habitat Restoration Planning/Project Development

Design, process and collect information to conduct habitat restoration planning

Identify projects, prepare proposals, facilitate review and approval

Coordinate basin-wide monitoring activities

Prepare project Biological Assessments and other documentation

Technical Committee

Provides support to Technical Committee

Prepares program reports and documents, materials and meeting notes

Implements directives of the Technical Committee

Develops & acquires information for long-term project funding

Public Information

Participates in public information meetings

Prepares materials for presentation and presents materials

Prepares program support materials

Program Participation

Plans and organizes information for program activities

Attends Board meetings and interacts appropriately

Provides assistance to the Board as requested

Experience

U.S. Forest Service - Grande Ronde Model Watershed Program - February 1994 to present

Detail to the GRMWP - See above duties.

U.S. Forest Service - La Grande Ranger District, Wallowa-Whitman National Forest, NEPA Planner - September 1992 - February 1994

Ranger District Planning Staff

Responsible for all NEPA planning on the Ranger District

U.S. Forest Service - La Grande Ranger District, Wallowa-Whitman National Forest,  INFORMS Project Leader - October 1990 - September 1992.

Special Demo project to test the feasibility of incorporating state-of-the-art GIS techniques into NEPA planning and analysis.

U.S. Forest Service - La Grande Ranger District, Wallowa-Whitman National Forest, District Silviculturist - October 1985 - October 1990

Administration of the District Silviculture Department which was responsible for all District silvicultural prescriptions, planting thinning and tree improvement programs.

U.S. Forest Service - Union Ranger District, Wallowa-Whitman National Forest, District Silviculturist - July 1980 - October 1985

Duties same as above.

U.S. Forest Service - Dale Ranger District, Umatilla National Forest, August 1975 - July 1980

U.S. Forest Service - Southern Forest & Range Experiment Station, New Orleans, La., April 1973 - August 1975.

Special Qualifications

U.S. Forest Service - Region 6 Certified Silviculturist, 1981, 1985

Education

B.S. Forest Management/Natural Resource Management, University of Wisconsin, Stevens Point 1972

U.S. Forest Service - Silvicultural Institute, 1980

Section 10.  Information/technology transfer

GRMWP staff give many presentations annually within and outside of the basin to a variety of audiences at conferences, workshops and symposiums.  The GRMWP provides a forum for discussion of watershed issues and a place for constituencies to listen and understand each other's interests and perspectives.  GRMWP staff make preparations for and facilitate landowner meetings, tours, presentations, displays at county fairs, etc.; organize and coordinate educational seminars and activities for stakeholders; and publish newsletters and articles in local newspapers.

Technical information is often distributed informally through the group or one-on-one discussions with others doing similar work.  This may occur through inquiries or organized field trips.

A project file is maintained for each restoration project which includes an accomplishment report and all implementation and effectiveness monitoring done for the project.  The GRMWP is building a sizable catalog of photo documentation (pre, during and post activity) and project data.

Well over 220 habitat restoration projects have been implemented throughout the GRMWP since 1994.  Techniques have included almost every conceivable practice used in habitat restoration work.  Most of the methods are tried and proven, some are not.  Due to the intensity of activities in recent years; the Grande Ronde basin has functioned like a very large outdoor laboratory.  A comprehensive monitoring program has been implemented to determine project success and measure habitat and water quality improvements.  The GRMWP has made provisions to incorporate the results of past and on-going projects into future projects.