# Bonneville Power Administration

# 2001 Action Plan For Fish in Response to Power System Emergency Solicitation of Proposals

# PART 2 of 2. Narrative

Title:	Supplement Flows in Buck Hollow Creek

# Section 3. Project description

Provide project detail for headings a through g.

a. Abstract

Buck Hollow Watershed has undergone extensive land treatment and has seen progressive improvements in hydrologic function and riparian condition since a full-scale watershed enhancement project began there in 1991.  Late season stream flows at the mouth of Buck Hollow in recent years have exceeded our minimum goal of 5 cfs.  Summer steelhead populations in Buck Hollow, once depressed, have shown a strong improving trend since 1994 based on steady increase in numbers of redds observed during annual March-April surveys.  During the ODFW/SWCD 2001 spawning survey, 445 redds have been observed, more than double any previous count during the past 40 years. Eighty-seven percent of the 105 identified live fish observed during the survey this year were wild fish.  This record run is at risk because it is has occurred simultaneously with second worst drought in the northwest in 72 years.

This proposed project is to supplement Buck Hollow stream flow with 1-1.5 cfs from a private irrigation well near the headwaters beginning as soon as possible this spring and continuing through the summer until stream flows pick up in the fall.  The landowner has offered to do so, and has asked if his direct, out of pocket costs could be met.

This proposed action is a short-term emergency measure which supports the Federal Columbia River Power System Biological Opinion (NMFS, 2001), RPA #150 and #151.  This proposal is also consistent with the approval criteria of this solicitation.

Mid May stream flows were 6.1 cfs. The likelihood that low flows in smaller tributaries in the lower Deschutes has forced more fish to use Buck Hollow makes this action essential to increase this brood’s survival. Increasing survival of the offspring of this year's record wild fish run will help mitigate for the impact of reduced spills necessitated by the 2001 Power System Emergency Operations.

b. Justification as 2001 Action Plan For Fish in Response to Power System Emergency Solicitation of Proposals

- Species at risk are federally listed steelhead and resident aquatic species in the system.  Drought conditions with projected low stream flows in Buck Hollow Creek are expected to result in low survival / high mortality rates. The critical period will be summer months of June-September.  Flows are predicted to drop below 5 cfs as early as the end of May. If flows are not supplemented in Buck Hollow Creek during summer 2001, the opportunity to reduce mortality in a record run year will be lost.  The strategy of increasing stream flows by reducing irrigation withdrawals has been broadly recognized as an effective way to provide direct fish benefits.  Considerable effort and investment in this strategy have been made over the past several years in Oregon and elsewhere in the Pacific Northwest. This proposal uses a more innovative approach, and enhances the opportunity of increasing flows via supplemental pumping while having a direct fish benefit.

- A written landowner agreement detailing cost share arrangements and well operation will need to be executed at project start.  A draft has been reviewed with the landowner and the agreement can be executed right away.  Permission must be obtained from landowners for access for monitoring.  All participants in the Buck Hollow Watershed Project have been fully cooperative and we have permission for routine access through existing agreements. A "limited license" permit will be required from Oregon Water Resources Department to temporarily transfer groundwater permitted for irrigation to supplement surface flows in Buck Hollow. A fee of $100 is charged by the department for the limited license.  All permits and agreements can be in place within 30 days of project approval.  We anticipate commencing work immediately on approval of funding.

c. Rationale and relationship to criteria for 2001 Action Plan For Fish in Response to Power System Emergency Solicitation of Proposals

This proposal directly addresses risks to ESA-listed steelhead affected by the power system emergency.  Reduced spills from FCRPS dams are expected to result in some mortality rate increases for salmon and steelhead smolts.  This project will reduce steelhead mortality in a significant Deschutes subbasin tributary.  At the same time, resident trout, suckers, dace, and other aquatic species in the Buck Hollow system will benefit.

This project is only needed for summer to early fall 2001. In discussions with BPA and NMFS personnel regarding NEPA requirements, this project qualifies for a categorical exclusion.  NMFS personnel including a hydrologist and fish biologist have visited the project area and concurred in appropriateness of this proposed action.  NMFS followed up with a letter to BPA expressing strong support for this action.  Oregon Department of Fish and Wildlife is also supportive of the proposed action.

This proposed action represents a voluntary effort by private landowners and is supported by local government (Wasco County SWCD board of directors). This proposed action is consistent with the United States treaty obligations, as Buck Hollow Creek is included in the area of lands ceded by the Treaty of 1855.  It is fully consistent with the Endangered Species Act and supports the Federal Columbia River Power System Biological Opinion (NMFS, 2000), RPA #150 and #151.

d. Relationships to other projects

This project is related to and supportive of other watershed and habitat projects in the lower Deschutes basin including the Buck Hollow Watershed Enhancement Project, Bakeoven Watershed Enhancement Project, the Trout Creek Watershed Project, and Macks Canyon Project.  As an effort to ensure survival of a significant component of this year’s wild steelhead production it will help ensure future fish run availability for other lower Deschutes tributaries.

This proposed action is supported by Oregon Department of Fish and Wildlife’s District Fish Biologist and National Marine Fisheries Service.  The ODFW District Fish Biologist has expressed support for the project.  As indicated above, NMFS has visited the project area and provided a written letter of support to BPA for this effort.  The landowner holding the water right to the irrigation well is ready to proceed.  Oregon Water Resources Department’s local Watermaster has reviewed the issue and has determined that limited license can be issued by the Department for this action. The fee will be $100.  Our watermaster is willing to assist in monitoring stream flow at the mouth and has suggested installation of a staff gauge to facilitate that part of the monitoring.  In Buck Hollow, nearly $3 million have been invested by landowners and a variety of funding sources to improve watershed health and productivity.  The short term investment of just over $20,000 requested by this proposal will help ensure survival of a record run of wild steelhead, which has, at least in part, resulted from a significant effort by private landowners and cooperating agencies in this project area.

The only irrigation withdrawal from the stream is located at approximately 0.8 mile upstream of the mouth of Buck Hollow.  The irrigation water right holder has submitted a renewal for an instream lease of that water right (3 separate water right certificates # 38374, 51048, and 5104) on May 15, 2001 to be effective April 1 - November 1, 2001. This will effectively ensure that all water put into the stream at the headwaters will remain instream to the mouth of Buck Hollow Creek.

e. Proposal objectives, tasks and methods

Objectives

The overall objective for this project is to increase survival rates of juvenile wild ESA listed steelhead from this year's record run during summer and early fall 2001, thus protecting the species.

This supports the objectives of National Marine Fisheries Service, Oregon Department of Fish and Wildlife, and the Confederated Tribes of the Warm Springs Reservation of Oregon to recover the species and to rebuild the population to harvestable levels.

In addition to the specific products identified below, this project provides a unique opportunity to evaluate an innovative method of supplementing stream flows, which may offer another alternative for similar circumstances.

Objective 1.  Project coordination/management. Coordinate project requirements with supporting agencies and local landowners.

Products:  Agreements, Permit (limited license from Oregon Water Resources Dept.), Project reports and documentation.

Objective 2.  Augment Buck Hollow stream flow to maintain minimum discharge at mouth of 1.5 cfs.

Products: Supplemental flow in Buck Hollow Creek of approximately 1.25 cfs and resulting enhanced survival opportunities for ESA listed steelhead and other resident aquatic species.

Objective 3.  Monitor and Evaluate stream flow and related environmental conditions during the course of the project.

Products:  Tabulated and graphed stream flow data (incorporated into project reports).

Tasks and Methods

Objective 1.  Project coordination/management. Coordinate project requirements with supporting agencies and local landowners.

Task a.  Enter into a written agreement with landowner volunteering to supply water in stream.  This task is needed to prevent any misunderstandings of the obligations or what both parties expect of both the SWCD and the landowner and to spell out cost sharing terms and the processes to occur during the course of the project.

Task b. Obtain limited license from Oregon Water Resources Dept. to supplement stream flow from irrigation well.  This requirement has been identified by our local watermaster.

Task c.  Obtain permission from landowners to enter their land on a periodic basis for monitoring.  This is a requirement for virtually all of our projects. Scrupulously observing this as a private property right issue has helped establish the trust and credibility we enjoy within the agricultural community in this area. All Buck Hollow landowners have given permission for access.

Task d.  Coordinate adaptive management strategies for the stream flow supplementation with supporting resources agencies.  Environmental conditions and trends in monitoring observations may suggest certain trigger points at which supplemental flow may be reduced or ceased or that it needs to be increased.

Task e.  Prepare and submit required financial and progress reports and associated documentation as required including final report upon conclusion of the project.

Objective 2.  Augment Buck Hollow stream flow to maintain minimum discharge at mouth of 1.5 cfs

Task a.  Operate existing 25 HP pump to provide approximately 1.25 cfs to upper Buck Hollow beginning as soon as project is approved.  Early action is needed to ensure to the extent possible that the system is fully hydrated as we enter the critical summer months.  While there is considerable uncertainty about the water loss regime, a fully hydrated system is expected to be less susceptible to large fluctuations in flow during intermittent hot spells during summer.

Task b.  Reimburse landowner for opportunity cost associated with lost alfalfa production due to transfer of irrigation water to in-stream use during irrigation season.  Proven production levels are about 5 tons per acre on 20 acres.  Alfalfa hay market value is estimated at $100 per ton for a total value of $10,000.

Objective 3.  Monitor and Evaluate stream flow and related environmental conditions during the course of the project.

Task a.  Install flow meter and static level indicator at well discharge point and record discharge rates periodically during pump operation.

This task is needed to measure supplemental flows at the source in order to enable quantification of losses in the upper reaches.

Task b.  Install staff gauges at mouth Buck Hollow and Bakeoven Creeks to facilitate stream discharge measurements.  Current plans do not include augmentation of stream flow in Bakeoven, making it available to serve as a control for later data analysis.

Task c.  Install existing “HOBO Temp” continuous water temperature recorders at 4 monitoring sites in Buck Hollow.

This task is part of on-going monitoring efforts associate with the current watershed enhancement.  No cost is associated with this task.

Task d.  Obtain stream flow measurements at mouth of Bakeoven and Buck Hollow Creeks, at Kelsey spring adjacent to Highway 97, and at Buck Hollow confluence with Thorn Hollow.  Water temperature and air temperature will be recorded along with each flow measurement.

This task will enable determination of stream flow trends and aid in adaptive management decisions on frequency of stream flow measurements and needs for increasing or decreasing rate of flow augmentation.  Flow measurements will be taken at least weekly for one month and then may be reduced to every other week or less frequently as appropriate.

Task e.  Analyze collected data, determine trends and evaluate course of action.

This task is necessary in order to use collected data for decision making identified in task 3d. and Task 1d. It will facilitate adaptive management.  This task also includes presenting data in tabular and graphical formats and supports Task 1.e. reporting requirements.

f. Facilities and equipment

Suitable facilities and equipment including a vehicle, computers, office space and equipment and field equipment exist to support this project with the following exceptions.  Staff gauges need to be purchased and installed at the stream mouths to support stream flow monitoring. A flow meter needs to be acquired and installed at the well head along with a static level indicator.  A 25 HP pump capable of about 1.25 cfs is currently installed in the well proposed for supplying supplemental water. If supplemental flows are initiated early enough, the existing pump capacity should be adequate to achieve the desired results.

g. References

| Reference (include web address if available online) | Submitted w/form (y/n) |
| --- | --- |
| US Fish and Wildlife Service and National Marine Fisheries Service. Eastern Oregon Anadromous Fish Habitat Restoration Project. May 1981. | n |
| Natural Resources Conservation Service. Buck Hollow Watershed Plan and Environmental Assessment. November 1994. | n |
| National Marine Fisheries Service. Federal Columbia River Power System Biological Opinion, January 2001 | n |
| Nelson, Leslie. Deschutes River Subbasin Summary DRAFT. March 2, 2001 | n |
| Columbia River Intertribal Fish Commission. Wy-Kan-Ush-Mi Wa-Kish-Wit. 1995 | n |
| Northwest Power Planning Council. Columbia Basin Fish and Wildlife Program. 1994 | n |
| Northwest Power Planning Council. Columbia Basin Fish and Wildlife Program. 2000 | n |

# Section 4. Key personnel

Resumes:

### Ron Graves: District Manager:  0.06 FTE

Education:		- BS Oceanography, University of Washington 1977

- MS Meteorology and Oceanography,

Naval Postgraduate School Monterey 1982

Employer:	Wasco County Soil and Water Conservation District

May 1990 to present

Duties:	District Manager with responsibilities for all aspects of District Operations, Administration, and Project Management

Recent	Employment

United States Navy

1966-1977	Naval Communications Technician

1977-1990	Naval Surface Warfare Officer

Expertise:

Extensive leadership and management experience in the U.S. Navy combined with operational planning experience.  High visibility project management experience at Naval Weapons Center, China Lake as project manager for the NATO Anti-Air Warfare System where the Center was Missile Design Agent.  Systems engineering was the watchword for that program, where direction was provided to 21 scientists and engineers at the Center and efforts of 5 other nations and 3 U.S. laboratories were coordinated.

Eleven years experience in planning and implementing full-scale, holistic watershed health improvement projects using a variety of funding sources.

Recent project completions include the phase 7a of 8 Buck Hollow project phases in July 2000; a combined Oregon Dept. of Agriculture Planning and Implementation Grant and DEQ Water Quality (319) grant to implement best management practices to reduce erosion and runoff in the Fifteenmile Watershed completed in June 1997; a bio-engineering demonstration project on lower Fifteenmile Creek using multiple funding sources, completed in November 1997; FEMA funded Hazard Mitigation Project completed Oct. 1999; two Oregon Watershed Enhancement Board grants in Fifteenmile Watershed (one completed in 1999 and one in 2000); and two additional DEQ 319 grants in Fifteenmile Watershed, both completed during 1999; and two Oregon Watershed Enhancement Board grants in Bakeoven Creek Watershed, both completed in 2000.

Ryan Bessette	 - District Technician 0.08 FTE

Education	- BS Rangeland Resources, Oregon State University

with minor in Natural Resources, 1992

Employer:	Wasco County Soil and Water Conservation District

November 1996 to present

Duties:		District Technician, assigned full time to local

Watershed Projects with responsibilities, in planning, 											implementation, monitoring, compiling data

Recent Employment

United States Forest Service

4/93 - 11/96 Range Technician Mt. Hood NF

6/92 - 2/93   Range Technician Malheur NF

6/91 - 9/91   Range Technician Mt. Hood NF

Oregon State University

6/90 - 9/90    Research Assistant

Expertise	Has a wealth of experience relating to range and riparian systems.  Has experience conducting stream surveys for vegetative cover and stream bank stability.  Conducts all SWCD monitoring activities in Buck Hollow watershed, including water quality and quantity, cross section surveys, photo points, and assists with redd surveys. Surveyed mountain streams for fish habitat and livestock impacts. Conducted juniper debris loading operations on various streams. Coordinated several range projects on Mt. Hood NF and Columbia Gorge Scenic Area.  Has worked on watershed analysis for White River and Environmental Assessments for various grazing allotments.  Supervised and managed cattle grazing activities and monitored vegetative conditions of grazing allotments.  Has supervised Youth Conservation Corps and Youth Forest Camp crews in fence construction and provided oversight and inspector duties on fencing contracts and bioengineering contracts.  Has supervised Americorps crews in riparian planting and grass seeding activity.  Collected data on research plots of various seeded grasses.  Has collected baseline and monitoring data on water quality, flows, and stream geomorphology.  Plant identification of forbs, grasses, and shrubs.   Has supervised construction projects, including riparian fencing, and bioengineering.

Attachment:

Supplement flows in Buck Hollow Creek