Project ID:	21015

Title:		Riparian Buffers

# Section 9 of 10. Project description

a. Abstract

Wasco County SWCD provides local leadership in implementation of several full-scale watershed enhancement projects focussed on improving watershed health.  Working in close partnership with NRCS our team's strength is our ability to develop and implement scientifically sound, economically feasible resource management plans for private landowners.

This project to implement riparian buffer systems in the Mid-Columbia addresses limiting factors identified in the Fifteenmile Subbasin Summary, June 30, 2000. It will dedicate 1.0 FTE to provide the technical planning support needed to implement at least 36 riparian buffer system contracts on approximately 872 acres covering an estimated 40 miles of anadromous fish streams. Buffer widths will be between 35 and 180 ft. on each side of the stream. Implementation will include prescribed plantings, fencing, and related practices.  Actual implementation costs, lease payments, and maintenance costs will be borne by existing USDA programs: Conservation Reserve and Conservation Reserve Enhancement Programs.  Leases will be for 10-15 year periods.  This program meets a critical need in Fifteenmile Watershed in particular where existing ODFW riparian lease agreements begin to expire soon.  Lack of staffing to conduct assessments and develop plans has created a growing backlog of potential projects.  Thirteen participants are signed up, awaiting assessment and plan development. Landowners on 36 additional reaches have expressed interest in entering into long term buffer contracts. The majority of the proposed work will be done in the Hood and Fifteenmile subbasins with a small amount in adjacent subbasins.

b. Technical and/or scientific background

Many mid-Columbia area streams, most notably Fifteenmile Creek are water quality limited due to high summer water temperatures.  Most Fifteenmile Watershed streams are water quality limited due to sediment and habitat modification as well.  The Fifteenmile Habitat Improvement Project has invested a great deal in riparian protection fencing under 10-15 year lease agreements with ODFW since inception in 1987.  Early leases under that program will soon expire.  After the flash flood disaster in northern Wasco County in July 1995 and the regional flooding in February 1996 one problem with those leases became readily apparent.  Landowners who entered into the leases did so on a voluntary basis with no monetary compensation for the loss of use.  Consequently, many were reluctant to give much room to the stream, resulting in very narrow corridors, with fences extremely vulnerable to flood damage.

The Conservation Reserve Enhancement Program (CREP) and Conservation Reserve Program (CRP) continuous sign-up offer an opportunity to continue and expand work begun by ODFW.  Details about these programs are available at local USDA Service Centers and in the Catalog of Federal Domestic Assistance (CFDA) #10.069, accessible on the internet at www.cfda.gov. Both programs offer 10-15 year leases to landowners to create 35-180 ft. buffers along both sides of the stream.  In addition to cost sharing fencing and establishment of perennial vegetation, per-acre rental rates enable participating landowners to derive income from the buffers they establish under the programs, encouraging wider buffers.  The opportunity to take advantage of these programs could not be more timely considering the advent of ODFW lease expirations.

c. Rationale and significance to Regional Programs

As described above, this project is both timely and potentially highly effective for improving and expanding the riparian protection work ODFW has undertaken these past 13 years.  This project to develop and implement CRP/CREP riparian buffer plans directly supports strategies and actions identified in the Fifteenmile Subbasin Summary: Strategy 2. Protect, enhance and restore aquatic and riparian habitat in the subbasin by (Action 2.3) Continue instream and riparian habitat restoration in the subbasin; Strategy 3. Protect, enhance and restore upland watershed habitat in the subbasin by (Action 3.4) Develop and/or implement other land and resource management plans that will result in improved water quality and stream habitat in the subbasin; and Strategy 4. Protect federal and state threatened and sensitive fish species in the subbasin by (Action 4.2) Provide protection for federal and state threatened and sensitive fish species in all resource management plans.

In addition to supporting actions identified above for fish, it supports the wildlife objective and associated strategies called out in the summary (pp.31-32)  Strategy 1: Protect, enhance and restore wildlife habitat in the subbasin; Action 1.3 Implement wildlife habitat restoration projects in the subbasin; Action 1.4 Acquire or lease lands with priority habitats to permanently protect wildlife habitats in the subbasin; Action 1.5 More actively manage lands set aside for wildlife, such as CRP and CREP, to increase species diversity on those lands.

Buffers remove sediment and nutrients, stabilize stream banks, improve fish habitat, provide food sources, nesting cover and shelter for wildlife.  More details on buffers and their effects can be found in a fact sheet at the Conservation Technology Information Center (CTIC) website: www.ctic.purdue.edu/Core4/news/annc/Bufferfact.html or at the Natural Resources Conservation Service (NRCS) web site: www.nhq.nrcs.usda.gov/CCS/Buffers.html.

This project to implement riparian buffer systems supports the NWPPC Fish and Wildlife Program Habitat Goal, Policies and Objectives described in Section 7.6, particularly 7.6B.1 helping private parties be proactive, 7.6B.3 integration of habitat work in broader watershed improvement efforts. Section 7.6B.4 provides for higher priority for actions that maximize effect for the dollar, given that this proposal seeks only funding to make technical assistance available, with other entities picking up the implementation and lease costs, it shows outstanding leveraging of funds.   The project supports the provisions of 7.6C for Coordinated Habitat Planning.  Establishment of Riparian Buffers clearly supports actions identified in section 7.6D to reduce sediment, improve bank stability, and water quality.  Tree establishment in riparian buffers will help stabilize banks, and provide shade, reducing heating rates on hot summer days.  Direct planning with private landowners supports the concepts discussed in Section 7.7.

The Tribes' Anadromous Fish Restoration Plan, Wy-Kan-Ush-Mi Wa-Kish-Wit, p.35 identifies 7 actions of which 2 are directly addressed by establishing riparian buffers: Action 6. Protect and enhance aquatic and riparian habitat; Action 9. Increase stream bank cover, decrease water temperatures during the summer and increase stream flow.

d. Relationships to other projects

This is a logical expansion and continuation of the ODFW Fifteenmile Fish Habitat Improvement Project riparian protection work.  It complements ODFW's on-going fish habitat work as well as the considerable body of work being accumulated in upland treatment.

Fifteenmile Watershed through a locally led process was designated as a Geographic Priority Area in Wasco County, Oregon under the USDA Environmental Quality Incentives Program (EQIP). EQIP has been providing about $250,000 annually for long term contracts to implement resource management system plans with private landowners.  A substantial portion of those funds have been used to assist private landowners in converting from conventional tillage systems of wheat - summer fallow to direct seeding / no-till systems.  Soil quality tests of ground in no-till for ten years has shown a 256 times increase in water infiltration rates. That translates directly to reduced runoff and erosion.  Following severe flooding in 1995 and 1996, the Wasco County SWCD coordinated a local effort which resulted in a Hazard Mitigation Plan for Fifteenmile. With a subsequent hazard mitigation grant from FEMA, another $205,000 was brought to bear in implementing culvert upgrades and best management practices focussed on reducing runoff and erosion.  In 1997 the SWCD recruited volunteers for a watershed council which was subsequently appointed by the County Court.  By July 1997 the Fifteenmile Watershed Action Plan had been developed.  A series of grants from the Oregon Watershed Enhancement Board and Department of Environmental Quality (EPA-319 funds) enabled conversion of about 6,000 acres to strip-cropping systems and no-till.  Additionally a considerable number of sediment basins and terrace systems were built, all of which helped to further reduce runoff and erosion and to improve water quality.  ODFW, Forest Service, Extension Service, Natural Resources Conservation Service, Oregon Department of Forestry, the SWCD, many private landowners, City of Dufur all participate on the Fifteenmile Watershed Council.

With potential for ODFW to provide some of the fencing material used in riparian buffers, offsetting landowner out of pocket expenses, it seems probable that the backlog of interested landowners waiting to enroll in the CREP program will continue to grow.  Even without that, recent increases in rental rates for the leases has boosted interest.  Adding one planner dedicated to CREP/CRP Riparian buffers in the Mid Columbia area will help take advantage of a significant funding source to implement at least 36 new buffer systems covering 40 miles of stream and accelerate riparian protection and restoration on 872 acres. This proposal offers the Fish and Wildlife Program a unique opportunity to significantly leverage funding and accelerate riparian habitat improvement.

e. Project history (for ongoing projects)

This is a new project but expands and extends riparian corridor protection work initiated by ODFW under the Fifteenmile Fish Habitat Improvement Project, taking advantage of other (USDA and state of Oregon) funding sources for implementation and economically feasible (for landowners) leases of wider riparian buffer zones.

f. Proposal objectives, tasks and methods

These are listed logically in the sequence in which they occur for a given CREP plan.

The objective of this proposal is to implement at least 36 new CREP/CRP riparian buffer system agreements with participating landowners covering 40 miles of anadromous fish streams and approximately 872 riparian acres.

Task a. Meet with interested landowners on site to assess eligibility of stream reach for program.  Anadromous fish streams are eligible.  Specific sites are eligible depending on the condition of the resources on site.  We currently have a listing of 36 sites for potential enrollment.  Programmatic check lists are used for making the assessment.

Task b.  Obtain landowner sign up for the program.  Once the site is determined to be eligible and the landowner signs up for the program on a CRP2 form, the stage is set to develop the plan.

Task c.  Develop CRP/CREP plan.  Resource inventory and environmental checklist are completed early in the nine step planning process.  Planting prescriptions are completed with input from Oregon Dept. of Forestry, livestock grazing management plans are developed as needed, with alternatives considered for water sources, pasture configuration, etc.  Once the plan is completed and approved, a contract is made between Farm Services Agency and the landowner to implement the plan.  The planning task is the focus of most of this project's effort. On the order of 70% of the workload.

Task d.  Appropriate documentation in the producer file is completed by the planner, and progress reporting is done.  That completes the planning/design process.  Implementation is funded in part by state of Oregon (25%), in part by USDA (50%), and in part by the landowner (25%).  The landowner portion may be in cash or in-kind.

During implementation the landowner may require some additional technical assistance with is provide under Objective 2, Task 2. "Provide technical assistance during implementation as necessary".  Level of effort under this task is estimated at 13% (10-15%).

Operation and Maintenance are not required in this project.  Actual operation and maintenance is a funded item in the CRP/CREP contracts whereby the landowner receives a small fee per acre to cover maintenance costs.  The landowner is responsible under the contract for the maintenance.

Monitoring and Evaluation are not included as a cost item, but records of stream miles, acreage and number of  plans completed will be tracked for reporting purposes.  Farm Service Agency has programmatic responsibility for spot checking contracts to ensure terms are being met.  NRCS has responsibility for technical supervision.

g. Facilities and equipment

USDA NRCS provides space in the USDA Service Center for 3 SWCD employees. Our 4th and any subsequent employees seated in the service center incur a rental charge.  Phone systems and computer systems are provided.  Bare adequacy in numbers of vehicles necessitates leasing a vehicle for use by the project technical planner.

h. References

| Reference (include web address if available online) | Submitted w/form (y/n) |
| --- | --- |
| Columbia River Intertribal Fish Commission. Wy-Kan-Ush-Mi Wa-Kish-Wit. 1995 | No |
| Newton, Jim; Subbasin Team Leader. Draft Fifteenmile Creek Subbasin Summary. June 30, 2000 | No |
| USDA NRCS. Buffer Strips: Common Sense Conservation internet http://www.nhq.nrcs.usda.gov/CCS/Buffers.html | No |
| Conservation Technology Information Center. Conservation Buffer Facts internet http://www.ctic.purdue.edu/Core4/news/annc/Bufferfact.html | No |
| Northwest Power Planning Council. Columbia Basin Fish and Wildlife Program. 1994 | No |
| ODFW and US Forest Service. Fifteenmile Basin Fish Habitat Improvement Implementation Plan. 1987 | No |

# Section 10 of 10. Key personnel

Resumes:

Ron Graves

Education:	- BS Oceanography, University of Washington 1977

- MS Meteorology and Oceanography,

Naval Postgraduate School Monterey 1982

Employer:	Wasco County Soil and Water Conservation District

May 1990 to present

Duties:		District Manager with responsibilities for all aspects of 					District Operations, Administration, Project Management

Recent		United States Navy

Employment

1966-1977	Naval Communications Technician

1977-1990	Naval Surface Warfare Officer

Expertise:

Extensive leadership and management experience in the U.S. Navy combined with operational planning experience.  High visibility project management experience at Naval Weapons Center, China Lake as project manager for the NATO Anti-Air Warfare System where the Center was Missile Design Agent.  Systems engineering was the watchword for that program, where direction was provided to 21 scientists and engineers at the Center and efforts of 5 other nations and 3 U.S. laboratories were coordinated.

Ten years experience in planning and implementing full-scale, holistic watershed health improvement projects using a variety of funding sources.

Recent project completions include the first 6 of 8 Buck Hollow project phases most recent of which was Phase 6, completed in July 1999;  a combined Oregon Dept. of Agriculture Planning and Implementation Grant and DEQ Water Quality (319) grant to implement best management practices to reduce erosion and runoff in the Fifteenmile Watershed completed in June 1997; a bio-engineering demonstration project on lower Fifteenmile Creek using multiple funding sources, completed in November 1997; FEMA funded Hazard Mitigation Project completed Oct. 1999; two Oregon Watershed Enhancement Board grants in Fifteenmile Watershed (one completed in 1999 and one in 2000); and two additional DEQ 319 grants in Fifteenmile Watershed, both completed during 1999.