Project ID:	21019

Title:		Fifteenmile Subbasin Water Right Acquisition Program

# Section 9 of 10. Project description

a. Abstract

The Oregon Water Trust is requesting $128,000 in multi-year funding (FY 2001-2003) to continue its Fifteenmile Subbasin Water Right Acquisition Program.  In FY 2000 the Fifteenmile Subbasin Program was part of OWT’s larger Water Right Acquisition Program (#199908800), covering key streams in basins from Fifteenmile Creek to the Grande Ronde.  The Fifteenmile Subbasin Program is now being separated from our larger Water Right Acquisition Program to fit within the Columbia Gorge Province review process.  Funding will pay for water right acquisitions when suitable opportunities become available, and will help support the staff work needed to develop such opportunities.

The purpose of the Program is to acquire water rights on a voluntary basis through purchase, gift and water conservation projects¸ and to transfer these rights to instream use. (See Northwest Power Planning Council: Fish and Wildlife Program (FWP) 7.8G.1 - Instream Flows for Salmon and Steelhead and Fifteenmile Creek Subbasin Summary, page 25).  OWT focuses on acquiring existing, senior water rights, which retain their original priority date upon transfer to instream use.

Acquisitions are targeted to achieve watershed habitat objectives for instream flows related to water quantity and quality (See: FWP 7.6D - Habitat Objectives and Fifteenmile Creek Subbasin Summary, Objective 2, Strategy 2, Action 2.7). OWT focuses on stream reaches identified by federal, state and tribal biologists where naturally low flows are exacerbated by water diversions that leave inadequate flows to support fish habitat, and in some cases dewater streams entirely.  OWT uses a science-based methodology to evaluate each acquisition opportunity for potential ecological benefit, and also assesses economic viability.

The outcome of this Program, represented by successfully negotiated acquisitions and instream transfers of water rights, will be "wet water" returned to key reaches of Fifteenmile Creek and tributaries.  OWT conducts an ongoing measuring and monitoring program to ensure protection of these instream rights and evaluate ecological benefits

b. Technical and/or scientific background

The rivers and streams within the Oregon portion of the Columbia River Basin provide important spawning and rearing habitat for anadromous and resident fish.  Over the past 150 years, populations of salmon and trout have declined markedly from their historical abundance and distribution.  A number of stocks have become extinct, and many others are at risk of extinction (Nehlsen, 1991).  Along with a variety of other impacts, federal, state and tribal biologist have identified reduction in available spawning and rearing habitat as a major factor impacting fish production and survival.  They concluded that inadequate instream flows, among other factors, contribute to reduced habitat.

Instream flows influence habitat conditions such as pool size and frequency, flow depth and velocity, and temperature and dissolved oxygen levels.  During the summer rearing period, many streams in Oregon suffer from extreme low flow conditions due to both natural processes and irrigation withdrawal.  Numerous reports and documents have identified inadequate instream flows as a factor for decline of anadromous and resident fish in the Columbia Basin (Williams et al., 1996; Columbia River Intertribal Fish Commission, 1996).

Funding of OWT’s Fifteenmile Subbasin Water Right Acquisition Program is needed to address a fundamental limiting factor for fish habitat throughout the Fifteenmile Creek Watershed - inadequate flows in key reaches that provide crucial habitat for anadromous and resident fish.  In general, the Fish and Wildlife Program recognizes the importance of water quantity and quality as components of watershed habitat objectives (FWP 7.6D), and specifies water right acquisitions as one program measure to accomplish these objectives (FWP 7.8G1).

In addition, the Fifteenmile Creek Subbasin Summary describes the problem of low streamflow and states that “water quantity issues are directly associated with consumptive water withdrawals.”  It later describes the need for additional “water conservation and stream flow restoration measures in the subbasin,” (Objective 2, Strategy 2, Action 2.7).  OWT’s acquisition program implements this action by using the legal mechanism of purchasing existing senior water rights from willing sellers and converting those rights to legally protected instream water rights.

Page 25 of the Fifteenmile Creek Subbasin Summary contains a description of OWT’s efforts to date that reads as follows:  “Oregon’s Instream Water Rights Law allows water right holders to donate, lease or sell some or all of their water right for transfer to instream use. Oregon Water Trust, a private, non-profit group, negotiates voluntary donations, leases or permanent purchases of out-of-stream water rights to convert to instream water rights in those streams where acquisition will provide the greatest potential benefits for fish and water quality. OWT has purchased one water right and has negotiated donation leases of all or a portion of 13 water rights in the Fifteenmile Creek Subbasin (Larry Toll, personal communication). These water rights are held in trust for the people of Oregon by the Oregon Water Resources Department.”

Water law in Oregon and the arid western states is based on the doctrine of prior appropriation, commonly called "first in time, first in right."  The first person to appropriate water by taking it out of a stream and applying it to a "beneficial use" has a senior water right that carries a priority date based on first use.  In time of shortage, earlier or senior users get their water and later or junior users may be entirely cut off.  Senior water rights were primarily based on out-of-stream, consumptive uses, primarily for agricultural irrigation and municipal use.  Fish habitat and water quality needs were not considered in the early appropriation of water in the west.

In Oregon it was not until 1987 that instream flows were legally recognized as being a beneficial use of water, with passage of the Instream Water Rights Act. The Act allows private parties to create instream rights by purchasing, leasing or accepting a donation of existing water rights for conversion to instream rights, with the same priority date as the original right.  The instream water right is established for a reach of the stream, generally from the original point-of-diversion (POD) to the mouth of the stream.  Throughout this reach, the instream flow can be protected from removal by irrigators with junior priority dates.  This is different from a situation where a water right holder simply “leaves” their water instream; in that instance, there is no legal protection for the right, and the next downstream, junior irrigator will generally use the water.  Thus, instream water rights are an important tool for putting legally protected “wet water” back in many of our over-appropriated rivers and streams.

Increased instream flows will help address the problem of degraded spawning and rearing habitat for salmonids in the Fifteenmile Subbasin.  A water right acquisition program, which uses market-based incentives to achieve environmental goals, is well suited to accomplishing habitat objectives on key reaches in the subbasin.  In this area, irrigation is generally done by individuals growing hay or pasture.  A number of these farmers and ranchers have indicated a willingness to reduce or forgo irrigation in exchange for monetary compensation.  The amounts of water that can be obtained through this process can be very significant on Fifteenmile Creek, which has very low flow, or is completely de-watered during the irrigation season.  The increased instream flow provides both physical habitat and benefits to water quality.

The Fifteenmile Creek Subbasin supports the eastern-most population of wild winter steelhead in the Columbia Basin.  There have never been releases of hatchery winter steelhead in the Fifteenmile Creek Subbasin, making this run an important unique wild stock.  In addition, trapping in 1998 found 800 spring chinook out-migrants.  Fifteenmile Creek and its tributaries are severely over-appropriated, resulting in very low flow conditions during the summer rearing period.  OWT and its partners have identified a number of beneficial water right acquisition opportunities on Fifteenmile Creek and its tributaries.

c. Rationale and significance to Regional Programs

To meet the overall goal of rebuilding salmon and steelhead populations without loss of biological diversity, the Fish and Wildlife Program enumerates many factors that are to be addressed through program measures.  One factor is freshwater habitat loss, which is directly and indirectly affected by water quantity and quality.  The FWP recognizes the importance of water quantity and quality as components of watershed habitat objectives (FWP 7.6D), and specifies water right acquisitions as one program measure to accomplish these objectives:  "To protect salmon and steelhead in the Columbia River and its tributaries: . . . acquire water rights on a voluntary basis by purchase, gift, or through state or federal funding of water conservation or efficiency improvements that produce water savings." (FWP 7.8G.1). Through water right acquisitions, it is possible to create instream flows that can be protected from removal by junior irrigators throughout the protected reach of the stream.  Water right acquisitions provide off-site mitigation for losses to salmon and steelhead in the Columbia Basin.  OWT specializes in acquiring senior water rights on small streams and tributaries that provide critical spawning and rearing habitat.

The issue of inadequate instream flow is also addressed in “Return to the River”, an analysis of restoration of salmonids in the Columbia River system by the Independent Science Group which states that re-establishment of instream flows in key reaches is an urgent priority for restoration efforts (page 354).  Wy-KAN-USH-MI WA-KISH-WIT, The Columbia River Anadromous Fish Restoration Plan of the Nez-Perce, Umatilla, Warm Springs and Yakima Tribes discusses the issue of inadequate streamflows and recommends establishing instream flows to meet the desired range of habitat conditions (Volume I, pages B-11 and B-12).

Finally, the issue of inadequate streamflows and the need for voluntary, market-based acquisitions of water rights is emphasized repeatedly in the Fifteenmile Creek Subbasin Summary (see above).  Both the problem and the solution are mentioned in the Fifteenmile Creek Subbasin Salmon and Steelhead Production Plan, 1990. (pg 16); Wy-KAN-USH-MI WA-KISH-WIT Vol II, 1995 (pg 34-35); Fifteenmile Watershed Enhancement Action Plan,1997 (pg 7,9,17); Fifteenmile Basin Fish Habitat Improvement Implementation Plan, 1987 (pg 7,14).

d. Relationships to other projects

In the Fifteenmile Creek Subbasin, project #199304000 is a cooperative effort among ODFW, CTWSRO, the U.S. Forest Service and the Wasco County Soil and Water Conservation District.  The project is designed to improve passage conditions for both juvenile and adult fish, improve spawning and rearing habitat and increase egg-to-smolt survival rates.  The results have been significant improvement in riparian vegetative growth, better summer rearing habitat and decreased mortality of anadromous fish at diversion structures.  These efforts will be greatly enhanced by increases in instream flows.  This point is made repeatedly in the Fifteenmile Creek Subbasin Summary.  OWT continues to work closely with ODFW, CTWSRO and the Wasco County SWCD to identify, prioritize and complete water right acquisitions in the Fifteenmile Creek Subbasin.

As stated earlier, this project is being separated from OWT’s Water Right Acquisition Program (#199908800) in order to fit within the Columbia Gorge province review process.  OWT proposes that $27,000 be subtracted from this project in FY 2001 to support the Fifteenmile Subbasin Water Right Acquisition Program.  An additional $5,000 would then be needed to meet the proposed FY 2001 budget of $32,000.  Finally, this project builds on the purchase of an 1860 water right by OWT (funded in part by BPA), which was converted to a permanent instream water right of 0.3 cfs on Fifteenmile Creek (#98-008).

e. Project history (for ongoing projects)

In FY 2000, this project is part of OWT’s broader Water Right Acquisition Program (#199908800) which is addressing the need for flow restoration throughout the Oregon side of the Columbia Basin.  In FY 1999, BPA funded 1860 Fifteenmile Water Right & Instream Convert Project (#98-008), which resulted in the creation of a permanent instream water right of 0.3 cfs, a significant first step towards the flow restoration goals established by ODFW.

During FY 2000, OWT has made substantial progress in the Fifteenmile Creek Subbasin.  In addition to the 0.3 cfs permanent instream water right already created, OWT has leases in place with four irrigators totaling 4.7 cfs.  This is allowing the state watermaster to protect significant flow instream.

Also, agreements have been signed with two irrigators to purchase water rights on Eightmile and Fifteenmile creeks.  Permanent instream water rights totaling nearly 0.5 cfs should be in place by the 2001 irrigation season.  Thus, nearly 1 cfs of permanent and senior instream water rights will have been created.

f. Proposal objectives, tasks and methods

The ultimate objective of this Program is to improve the quantity and quality of habitat for anadromous and resident fish by acquiring consumptive water rights for conversion to instream use in stream reaches within the Fifteenmile Creek Subbasin crucial for spawning, rearing and migration.  OWT and its partners have identified key stream reaches, and have set goals for acquiring instream water rights during the three-year period.  The goals are not ultimate targets for these reaches, but rather represent a start toward streamflow recovery that can be reasonably accomplished over the three-year period of the grant.  OWT expects to acquire a total of 2 cfs at an estimated cost of $150,000.  This 2 cfs, combined with the 0.3 cfs permanent instream water right that OWT has already created, will result in substantial progress towards ODFW’s recommended minimum flow of 13 cfs in July and August and 4 cfs in September and October.

Objective 1: Develop Acquisition Opportunities

Outreach (Task a):  OWT will carry out an ongoing public education and outreach program to generate interest in water right transfers and leases.  OWT’s outreach methodology is based on 7 years of experience and the expert advice of a consultant who surveyed water right holders to determine the most effective communication techniques.  Outreach will focus on two different audiences;  (1) water rights holders on key stream reaches and (2) subbasinwide organizations, including water user groups, and state and federal natural resource agencies.  OWT and its partners will send several letters to selected water right holders informing them of the economic and ecological benefits of converting their water rights to instream use.  OWT will then follow-up with these landowners through phone calls and local meetings.  OWT will work closely with the Fifteenmile Creek Watershed Council and Wasco County Soil and Water Conservation District to set up individual and group meetings.  Basinwide outreach will include mailings to agencies and user groups, presentations at regularly scheduled meetings, and phone calls and visits with agency and organization staff.

Evaluating Acquisition Opportunities (Task b):  Dr. Leslie Bach, OWT’s former staff scientist, created our evaluation methodology with expert advice from federal, state, and tribal fish biologists.  The methodology allows OWT to assess how a particular acquisition will help meet the flow objectives established by these biologists.  The analysis of water right acquisitions includes: fish and water quality needs, amount of flow, date of seniority, point of diversion, place of use, reach of stream for which instream right is protectable, and relationship of the water right to other water rights in the stream segment.  OWT also evaluates the economic value of the water right by considering the past and current irrigation activities of the landowner, forgone expenses versus forgone costs, and property values with and without a water right.

Negotiating and Transferring Water Rights (Tasks c & d):  For each suitable acquisition opportunity, OWT staff negotiates agreement terms with willing water rights holders, and coordinates efforts with watershed councils, government agencies, and other interested parties.  There are two processes involved in completing a water right acquisition.  First, a private agreement is negotiated between OWT and the water right holder.  Second, OWT applies to the Oregon Water Resources Department for approval of a transfer of the water right to instream use.  OWT currently has a number of instream leases that could potentially be converted to permanent acquisitions.  In addition, OWT has a number of potential deals under consideration (ranging from preliminary inquiries to nearly completed negotiations).

Objective 2:  Increase Streamflows

Purchase and Create Instream Water Rights (Task a):  OWT effectively creates an instream water right at the moment that the transfer application is approved by the director of the Oregon Water Resources Department.  Usually our private agreements require payment of an acquisition price to the seller within 15 days of this approval.  Completion of this task accomplishes the goal of increasing stream flow within the Fifteenmile Creek Subbasin.

Objective 3:  Instream Water Right Protection and Ecological Evaluation

Instream Water Right Monitoring and Protection (Task a):  OWT staff will work with the Water Resources Department watermaster and others to develop an appropriate plan for monitoring and protecting the instream water rights.  Each instream water right will be reviewed considering the amount and location of the instream right, the location and priority date of remaining irrigation rights, and the current monitoring regime, including permanent gauging stations and staff gages, and periodic streamflow measurements.   Where current flow monitoring is adequate, OWT will obtain flow data on a regular basis and verify that the instream water right is being met.  Where current flow monitoring is not adequate, OWT will conduct field visits and will measure flow using a Marsh-McBirney current meter.  Where instream water rights are not being met, OWT will work with the watermaster to enforce irrigation water rights so that the instream water right is protected throughout the designated reach.

Monitoring and Evaluating Success (Task b):   One measurement of success is the number of acquisitions made, and a second measure is the conservation impact of the acquisitions.  OWT will use the following parameters to determine the overall conservation impact of each water right acquisition:

( miles of stream, or the reach, for which the flow is protectable (generally from the previous point of diversion to the mouth of the stream);

( relative priority date (senior rights transferred to instream use are protectable against junior rights in the defined reach, meaning that instream flows are more likely to be maintained during low flow periods);

( rate of flow of water (cubic feet per second or gallons per minute) relative to existing flow conditions;

( period of use (often limited to the irrigation season);

( anadromous and resident species present in the system, and status of species as sensitive or threatened;

( use of the system in general and protected reach in particular for migration, spawning, incubation, rearing and/or feeding; and

( potential that increased water quantity will improve habitat, and water quality.

( potential benefit of enhanced streamflows on other habitat restoration activities

Measurements of ecological success reflecting improvement in overall habitat condition include stream system flow parameters (width, depth and velocity), water quality, and condition of spawning, rearing and migration habitat.   OWT will work with state, federal and tribal agency staff to identify opportunities for cooperative monitoring projects in the Fifteenmile Creek Subbasin that will provide more detailed information on current conditions and trends in habitat and water quality.

g. Facilities and equipment

OWT owns a Marsh-McBirney flow meter for measuring streamflow.  This state-of-the-art equipment is highly accurate for measuring low flow conditions.  OWT also has a number of Onset brand temperature recorders for measuring stream temperature if needed for evaluating ecological benefit.  OWT's office is fully equipped with computers and software necessary for processing water right transfer applications and compiling, analyzing and displaying monitoring data.

h. References

| Reference (include web address if available online) | Submitted w/form (y/n) |
| --- | --- |
| Northwest Power Planning Council. 1994. Columbia River Basin Fish and Wildlife Program. | N |
| Nelson, Leslie. 2000. Fifteenmile Creek Subbasin Summary. | N |
| Nehlsen, W., J.E. Williams and J.A. Lichatowich. 1991. Pacific Salmon at the Crossroads: Stocks at Risk from California, Oregon, Idaho and Washington. Fisheries 16:4-21. | N |
| Columbia River Inter-Tribal Fish Commission. 1996. WY-KAN-USH-MI WA-KISH-WIT, Spirit of the Salmon, The Columbia River Anadromous Fish Restoration Plan of the Nez Perce, Umatilla, Warm Springs and Yakama Tribes. CRITFC, Portland, OR. | N |
| Williams, R.N., L.D. Calvin, C.C. Coutant and others. 1996. Return to the River, Restoration of Salmonid Fishes in the Columbia River Ecosystem. Independent Science Group. | N |
| Oregon Department of Fish and Wildlife and Confederated Tribes of the Warm Springs Reservation of Oregon. 1990. Fifteenmile Creek Subbasin Salmon and Steelhead Production Plan. Northwest Power Planning Council, Portland, OR. | N |
| Smith, R., J. Newton, R. Boyce and others. 1987. Fifteenmile Basin Fish Habitat Improvement Plan. ODFW and USDA-FS, The Dalles, OR. | N |
| Fifteenmile Creek Watershed Council. 1997. Fifteenmile Watershed Enhancement Action Plan. Wasco County Soil and Water Conservation District, The Dalles, OR. | N |

# Section 10 of 10. Key personnel

Ed Goodman (Project Manager):  Ed joined the OWT staff in October 1999 to fill the newly created position of Project Manager.  From 1989 through 1998 Ed worked for the Native American Program of Oregon Legal Services where he traveled throughout the state to protect fish and wildlife habitat of behalf of tribes asserting their treaty rights.  Ed completed a Fellowship in Natural Resources Law at the Northwestern School of Law of Lewis and Clark College, specializing in tribal environmental protection issues.  He has spent considerable time working on water rights issues and negotiating real estate transactions, and brings a longstanding interest in water law, hydrology and aquatic ecology to this position.

Andrew Purkey (Executive Director): Andrew Purkey is the first executive director of the Oregon Water Trust.  He has been in this position since January 1, 1994.  Andrew grew up in Eugene and graduated from the University of Oregon.  He worked in both the Oregon State Legislature and the United States Congress before attending Harvard University's Kennedy School of Government.  He earned a master's degree, with a concentration in natural resources policy, from the Kennedy School.  Prior to returning to Oregon, Andrew worked for a Washington, D.C.-based environmental consulting firm for three years and with The Nature Conservancy for two years.

Cheyenne Chapman (Communications and Development Director): Cheyenne Chapman joined the OWT staff in May 1998 to fill a new position dedicated to the dual functions of public outreach and resource development.  She holds degrees from the University of Colorado College of Environmental Design, the University of Oregon School of Law, and the Northwestern School of Law of Lewis and Clark College Masters of Law Program in Environmental and Natural Resources.  She has experience working as a planner, administrator and attorney with state and local governments, and has experience with nonprofit organizations and foundations in the areas of planning, resource development, and program implementation.