Project ID:	 21033

Title:	White Salmon River Watershed Enhancement Project

# Section 9 of 10. Project description

a. Abstract

The White Salmon River is a “wild and scenic” waterway, which was placed on the Washington State’s 303(d) “water quality limited list” in 1994 for exceedance of state standards in temperature and coliform.  Anadromous fish passage on the river is blocked by Condit Dam at river mile 3.3.  The dam operators are currently being required to provide fish passage within six years, and have publicly stated they will remove the dam.  This will make at least 13 miles of the mainstem White Salmon River and several tributaries assessable to anadromous fish populations.

The overall goal of this proposal is to restore fish habitat, including water quality, for resident and anadromous fish in the White Salmon River subbasin.  Specific objectives include:  restoring processes and functions that will improve fish habitat; coordination and monitoring of watershed assessment and restoration activities by supporting the White Salmon River Watershed Management and Technical Advisory Committees; evaluation and documentation of water quality, fish habitat, and riparian conditions;  restoration of hydrologic conditions and elimination of water quality degradation sources; and education of the public on watershed issues.   These objectives will be accomplished by the Underwood Conservation District, the White Salmon River Management Committee, the White Salmon River Technical Advisory Committee, the Gifford Pinchot National Forest, the Washington Department of Fish and Wildlife, and the US Fish and Wildlife Service.  Immediate high priority restoration needs will be met   and all restoration projects will be monitored (some by permanent photo documentation sites).

This five-year project will begin in 2001 and end in 2005.  The final outcome will be improved water quality and fish habitat conditions in the subbasin, and enactment of a comprehensive management plan for the entire White Salmon River subbasin to protect and improve fish habitat and water quality.

b. Technical and/or scientific background

The White Salmon River is a federally listed “wild and scenic” waterway which is classified as “water quality limited” by the Washington Department of Ecology (DOE).  This classification came after the UCD, USFS, and Yakama Indian Nation documented coliform bacteria levels and water temperature in major tributaries exceeding the Washington class AA limit (WA Department of Ecology, 1989: Mathews, 1992; Coffin, 1993; WA Department of Wildlife, 1990; Stampfli, 1992).  The UCD also documented nonpoint pollution concerns in the White Salmon subbasin including sediment; nutrients from livestock; dairies; crop and orchard fertilization; and pesticides from crops, orchards, roadside spraying, and timber productions (UCD, 1989).

The UCD began the White Salmon River Basin Assessment and Enhancement Project in 1991 and guided formation of the White Salmon River Watershed Management Committee (WMC).  The Gifford Pinchot National Forest has been a major player in this project.  The committee is a community-based partnership that encourages and facilitates sound land management practices to ensure high water quality within the watershed

The objectives of past and present efforts are to: conduct a thorough assessment of basin condition, develop a comprehensive watershed management plan, implement the management plan, and monitor the improvements.  An initial assessment of water quality and land use was accomplished in 1994.  More recently, detailed watershed analyses have been completed on the Rattlesnake Creek (Champion, 1997), Trout Lake Creek (USFS, 1995); Cave/Bear Creeks (USFS 1997), and the upper White Salmon (USFS, 1998) subwatersheds using Department of Natural Resources (DNR) and the USFS processes.  Simultaneous to assessment, the White Salmon Watershed Management Committee (WMC) formed and began implementing a DOE-approved watershed enhancement plan that recognizes priorities of the various assessments and outlines the restoration goals.

Because Condit Dam blocks all fish passage at river mile 3.3 on the White Salmon River, no anadromous fish have inhabited the river above this point since 1913.  Prior to that time fall and spring chinook, coho, and summer and winter steelhead inhabited additional areas in the watershed.  PacifiCorp Electric Operations recently applied to FERC for a new license to operate Condit Dam, and they are being required to provide for fish passage within six years (Section 7.10B, NPPC, 1994).  Dam removal has been chosen as the preferred alternative.

Fish passage at the present dam site will allow re-establishment of anadromous fish populations in the White Salmon watershed, but natural waterfall barriers will probably limit the extent of the range for most populations up to river mile 16.2 on the White Salmon River.  Major tributary streams that will be accessible to anadromous fish following re-introduction include:  Rattlesnake Creek, Buck Creek, Spring Creek, Indian Creek, and Gilmer Creek.  Habitat improvements in these streams will benefit anadromous fish in the long term, and resident fish species will benefit in the short term.  The White Salmon River above the falls (river mile 16.2 to river mile 42) and it’s tributaries would likely to continue to support solely resident fish populations in the future.  This project is designed to benefit both resident and anadromous fish by focusing on improving function and processes in riparian areas, uplands, and water quality for long term habitat improvement.  Maintenance of high water quality and habitat conditions throughout the watershed is a must to support healthy fish assemblages.

c. Rationale and significance to Regional Programs

The Northwest Power Planning Council (NPPC, Section 7.6C and Section 10.2C of the Fish and Wildlife Program) and the ISG (1996) have recommended a holistic, watershed approach to be used to identify key physical and biological limitations for the recovery of salmon and steelhead stocks and resident fish.  The activities we have proposed for the White Salmon River watershed would meet the FWP goals through interagency cooperation along with public participation.  The proposed activities will serve to restore quality resident and anadromous fish habitat to the subbasin, and will provide managers with the data needed to make informed decisions on future restoration projects.

This proposal meets the intent of collaborative restoration efforts described in measures 2.2C, 7.6D and 7.8I of the FWP by stressing the importance of landowner and community participation in restoration activities.  The ongoing efforts of the Watershed Management Committee operating within a local watershed has developed a functional avenue through which all stakeholders, including public and private entities, will be able to work in concert toward common restoration goals.

This proposal is consistent with FWP goals described in measures 7.8D, F, G, I and serves to directly benefit water quality and fish habitat.  Active riparian fencing and evaluation of water diversions are examples of activities targeting water quality and fish habitat for both anadromous and resident fish.

Our proposal seeks to evaluate fish habitat and determine fish species composition and distribution.  This information is particularly relevant to the reintroduction of anadromous fish above Condit Dam (FWP measure 7.10B).

White Salmon watershed restoration has garnered much support from a diverse group of stakeholders (see previous section 4, Past Accomplishments).  The Underwood Conservation District, USDA Forest Service, US Fish and Wildlife Service, Washington State Dept of Ecology, Klickitat County, Champion timber company and private citizens have a high degree of interest in the long term restoration and conservation of this unique resource.

d. Relationships to other projects

1999 BPA project #9095, NPPC program management # 10.5A.6, will develop a protocol   for a statistically valid bull trout presence/absence survey methodology and will use it to conduct surveys for bull trout in the Wind, Little White Salmon, White Salmon, and Klickitat rivers.  The protocol developed in this project will be utilized to survey for bull trout in additional areas of the White Salmon River, or resurvey as follow-up, as recommended in the 1999 project results.  This project has a direct connection to the FERC re-licensing agreement to remove Condit dam.  This project will serve to develop an understanding of fish distribution and species composition in the White Salmon watershed.

e. Project history (for ongoing projects)

NA

f. Proposal objectives, tasks and methods

This project will fill critical data gaps in the sub-basin summary and Ecosystem Diagnostic Treatment (EDT) model.

Objective 1.  Coordinate, guide and monitor accomplishment of watershed assessment and restoration activities by supporting the White Salmon Watershed Management and Technical Advisory Committees.

Task a).  A stable, broadly represented, and functional watershed council will be institutionalized within the basin to guide future restoration, education, cost-sharing programs, technical assistance programs and monitoring.  This work will be accomplished through 20-25 regular meetings over the next five years.  Specific products to be achieved include yearly work plans and a 5-year update of the White Salmon River Watershed Enhancement Plan document.

Task b).  The qualified technical advisory committee (TAC) will be supported to provide agency coordination and technical design support to the WMC.  This group will meet a minimum of 20 times over the project’s life.  Specific products produced by the group will include drafting of at least 5 project plans-and-specifications, a yearly review of all basin monitoring data from which next year’s restoration goals will be derived, and development of a process intended to provide timely review and input of watershed council recommendations into restoration plans produced by land management agencies (e.g., USFS).

Tasks c) and d).  A five-year update of the White Salmon River Watershed Enhancement Plan will be drafted to lay out goals and objectives for the next five year period.  Work Plans will be developed annually to refine project objectives, establish schedules, and coordinate the year’s work.

Methods

Tasks a-d).  Coordination of the WMC and TAC will continue to utilize methodologies established by the UCD and cooperators during initiation of the White Salmon River Watershed Enhancement Project beginning in 1992.  Many design templates were examined by the WMC prior to format adoption, including the Applegate Partnership, Grande Ronde Watershed and Puget Sound processes.   A hybrid process was finally adopted which utilizes most of the components of the Puget Sound process (Managing Nonpoint Pollution:  An Action Plan for Puget Sound Watersheds, 1991, Puget Sound Water Quality Authority, Seattle).

Objective 2.  Identify and document water quality and resident and anadromous fish habitat conditions, fish bearing stream reaches, diversion features, and watershed restoration projects.

Task a).  A detailed description of habitat and channel conditions will be developed for 40 miles of fish bearing streams in the watershed, with restoration needs prescribed.  Surveys will provide information to allow mapping the presence/absence and extent of bull trout, cutthroat, rainbow, and brook trout in the watershed above Condit Dam.  Grazing management needs will also be identified through surveys of riparian conditions.

Task b).  A comprehensive inventory and evaluation of all water diversions and fish passage barriers will be documented for private and public lands.

Task c).  A common database linked to GIS will be developed for new and existing data to provide better access and more complete information on water quality, fish habitat, and channel conditions for the entire watershed (federal, state, and private lands).  This work will be done under an MOU to be developed between the UCD and USFS.

### Methods:

Task a).  Stream habitat and riparian surveys will be done on 40 miles of USFS and private land streams.  Streams to be surveyed on FS land include: the Upper White Salmon River, Morrison Creek, Stagman Creek, Cascade Creek, Gotchen Creek, Hole in the Ground Creek, Green Canyon Creek, and Ninefoot Creek.  The surveys will follow the USFS Region 6 Stream Inventory Handbook guidelines for Level 2 surveys.  This survey will quantify key habitat types (i.e. pools, riffles), key habitat features (i.e. LWD, spawning substrate) and classify channel types according to Rosgen (1994).  Riparian surveys will categorize vegetation into major plant association types, and determine seral stage, locations of landslides, mass wasting, other areas of bare ground, and grazing impacts.  An emphasis will be placed on locating and assessing restoration needs.  Fish population sampling will follow the Hankin and Reeves methodology (1988).  Electrofishing and/or daytime snorkeling will be done on all streams with no suitable bull trout habitat.  In all streams with suitable bull trout habitat which have were not adequately surveyed in FY2000, the protocol developed by the Western Division American Fisheries Society, May/2000, will be followed.

Task b).  Location of all water diversions will be identified and mapped with the assistance of landowners and irrigation companies.  All fish passage problems will be documented and recommendations for improvement will be provided.  Fish screens will be purchased and placed on unscreened water diversions in fish bearing waters with the cooperation of the landowner and irrigation company.

Task c).  Existing and new water quality data throughout the watershed (including UCD, USFS, and Yakama Indian Nation) will be combined in an Access database that is spatially linked to monitoring locations through the Forest Service Geographic Information System (GIS).  Watershed-wide stream survey data will similarly be consolidated in the stream survey SMART database which is spatially linked through the GIS system.  Existing coverage in the USFS GIS will be expanded to include all ownership in the watershed.  This work will occur under an MOU to be developed between the USFS and UCD.

Objective 3.  Implement actions to restore upland hydrologic functions, reduce sediment production, increase shade and LWD recruitment potential in riparian areas, and protect resident fish and re-introduced anadromous fish from entrapment in irrigation ditches.  All projects will be monitored for effectiveness.

Task a).  Ten miles of road will be decommissioned in priority subwatersheds.  Road decommissions will, at a minimum, include removal of all culverts, ripping of the road surface, stabilization of any cracked or unstable fills, and revegetation of the road surface.  Elimination of these roads will reduce sediment production and help restore natural drainage on hillslopes affected by the roads.

Task b).  Selective thinning of 60 acres of overstocked or suppressed stands of hardwoods or conifers, and planting of hardwoods and conifers along middle and lower Rattlesnake Creek and lower Trout Lake Creek will result in better growing conditions for the remaining trees and planted seedlings.  Long term, this will result in increased shade and more rapid development of large conifers in the riparian areas.

Task c).  Removal of a 600 foot long, 8 foot wide, 8 foot high rock dike along Trout Lake Creek will reactivate the existing floodplain which has been inaccessible to high streamflows since 1979 due to dike construction.  Dike removal will aid in dissipating stream energy associated with high flows, and improve sediment storage capability, flood water retention, and ground water recharge.  Side channel fish rearing habitat will also be increased by dike removal.

Task d).  Installation of up to 7 irrigation diversion screens will reduce the number of fish killed by entrapment or stranded in irrigation ditches.

Methods:

Task a).  Ten miles of road will be decommissioned within the watershed to reduce sediment inputs and restore upslope hydrologic function.  Roads on USFS land will be decommissioned using BMP’s and in accordance with the USFS Technology and Development Manual (1996) after appropriate NEPA work is completed.  Decommissions occurring on state and private land will meet state prescribed standards.  Work will be conducted using best management practices, and in accordance with the Washington Hydraulic Permit Approval process.  All culverts will be removed, and these sites will be treated with a combination of native or non-invasive grass seed, erosion control matting, mulch, and hardwood plantings to stabilize and control surface erosion, and to promote bank stability.  Road surfaces will be ripped through the rooting zone, and treated with native (or non-invasive) grasses, shrubs and/or trees.  Unstable portions of fill will be removed and stabilized.  Effectiveness of the stabilization and revegetation of the road will be assessed using permanent photo points established at selected project sites.  Candidate roads are listed in the Trout Lake Creek, Cave/Bear Creeks, Upper White Salmon River, and Rattlesnake Creek (Panakanic) watershed analyses.  Accomplishment of road restoration activities proposed under this project is broadly supported.  In addition to the 10 miles of road decommission proposed funded under this application, private timber companies have committed to closing an additional 35 miles of road to public access.

Tasks b).  Proposed thinning of 50 acres of riparian vegetation would entail removal of some of the excessively dense and suppressed conifers, hardwoods or shrubs in the riparian area to reduce competition for nutrients and sunlight.  The objective is to accelerate growth of the remaining trees, to promote shade and faster development of large trees in the riparian area.  Existing trees that are providing critical shade or bank stability will not be removed. These tasks are well-leveraged with in-kind contributions from the WA DOE, private landowners, and USF&WS.  Total contributions are $27,131.

Task c).  Removal of a 600-foot long dike along the streambank of Trout Lake Creek will reactivate the floodplain which has been inaccessible to high stream flows since 1979 due to dike construction.  The dike will be dismantled using a tractor mounted excavator and a dozer.  Existing trees displaced during project work and/or new seedlings will be planted along streambanks.

Task d).  Up to seven irrigation diversion screens will be installed under this task to protect fish from getting stranded in irrigation ditches.  UCD will work with landowners to help educate them on the values of screening.  Technical design assistance will be offered, as well as cost share options for the landowner.  In-kind support for this task will be contributed by NRCS and private landowners in the amount of $14,410.

Task e).  Permanent photo stations will be established at selected restoration projects to assess the effectiveness of treatments.  Photo stations will consist of a permanently fixed support upon which a rotating platform is attached.  A camera is placed on the platform and can take a panoramic series of photos at specified intervals.  Comparison of these photos provides an excellent monitoring tool.  This method has proven effective on restoration projects previously completed in the White Salmon watershed.

Objective 4.  Expand public involvement and environmental education throughout the watershed through projects that will involve landowners and students in on-ground restoration, monitoring activities, and cooperative planning processes.

Task a).  A total of 2-3 “Whitewater Trash Rodeo” events will be organized during this project.  During each such event, an average of 25 tons of waste will be removed from the White Salmon River canyon.  Furthermore, 70 participants per event will receive education in various deep-canyon waste removal methods being developed by the UCD, including the use of floating containers, skylines, helicopters and rafts.

Task b).  The Columbia High StreamWalk class will educate 20 students per year in the science of watershed assessment and restoration.  Students will receive extensive training in water quality monitoring techniques, including continuous temperature recorders, fecal coliform analysis and others.  Each student will produce a graded monitoring report at the end of the term, from which an assessment of program achievement will be derived.

Task c).  A watershed symposium will be hosted in 2005 by the WMC and TAC designed to convey the technical and educational results of this five-year project.  The workshop will target the involvement of at least 75 scientists, educators, landowners and others who are interested in the promotion of watershed enhancement in southwestern Washington and northwestern Oregon.  The event will provide a forum for sharing the successes and shortcomings of the White Salmon effort in light of other projects occurring in the Mid-Columbia region.

Methods:

Task a).  The White Salmon River Whitewater Rodeo event will seek to involve local landowners and volunteers in river stewardship via the clean up of several solid waste sites along the river.  Volunteers will be involved in the application of several innovative river clean-up methods developed and successfully applied under the project during the past three years.  Two very visible means will be utilized to accomplish debris removal from the canyon.  First, local kayakers will be involved in the “herding” of watertight trash filled containers down a 5-mile stretch of the “wild and scenic” designated section near BZ Corners.  Containers will then be off-loaded at Northwestern Lake for disposal.  The second anticipated removal method would utilize helicopters for lifting and transporting auto bodies/other large debris, which had been dumped on the river shore decades ago.  Volunteers will help with filling cargo nets, rigging, and unloading trash from the nets at the disposal site.  The third method for removing trash will involve the use of volunteer rafts, river outfitters and individuals to clean-up dispersed debris along the river.  A primary in-kind contributor to the event will be the NorthWest Service Academy (AmeriCorp program) who will assist in event coordination and community education.  Local and regional newspapers and television stations will report the events.  The Whitewater Rodeo will be supported through in-kind donations from the Northwest Service Academy, rafting outfitters, Klickitat County, and BPA Aircraft Services.  Total contributions expected from these organizations amount to $12,100.

Task b).  The Columbia High School StreamWalk project is now in its fifth year of operation.  It targets water quality monitoring of Rattlesnake Creek using a curriculum modified from both Project Green and EPA Region 10’s StreamWalk methods.  Future improvements to the class will include adoption of restoration projects designed to reduce above-standard temperatures in Rattlesnake Creek.  In-kind commitments include $3,040 from the White Salmon High School and Washington State Department of Fish and Wildlife.

Task c). A watershed symposium will be hosted in 2005 by the WMC and TAC designed to convey the technical and educational results of this five-year project.  The workshop will target the involvement of at least 75 scientists, educators, landowners and others who are interested in the promotion of watershed enhancement in southwestern Washington and northwestern Oregon.  The event will provide a forum for sharing the successes and shortcomings of the White Salmon effort in light of other projects occurring in the Mid-Columbia region.

Objective 5.  Validate overall effectiveness of restoration work and track water quality conditions over time.

Task a).  Basic water quality data will be available from 18 monitoring stations located throughout the watershed.  Data will include: continuously recorded water temperature

(collected through summer months), nutrients, bacteria, pH, turbidity, dissolved oxygen and conductivity (collected in grab samples to be taken quarterly and/or during discretionary sampling).

Task b).  Annual review and analysis of the data by the Technical Advisory Committee will result in a summary of water quality conditions, identification of potential problem areas in the watershed, and provide the basis for a long term gauge of the effectiveness of enhancement activities.

Methods:

Task a).  This task proposes to conduct water quality monitoring at 18 stations across the watershed to assess overall effectiveness of watershed treatments on water quality.  These stations are not set up to monitor individual projects, but will allow for identification of changes in water quality at the sub-watershed scale.  Currently, there is approximately three years of baseline data from these stations.  Sampling and analysis procedures will follow standard methods under a Department of Ecology approved Quality Control and Quality Assurance plan developed by the UCD and USFS.  Regularly scheduled sampling will occur quarterly to assess seasonal variation in water quality parameters, and discretionary monitoring will be done to identify changes in water quality during particular flow conditions.

Task b).  The TAC will conduct annual review and analysis of water quality data.  The purpose is to identify changes in overall water quality from each of the major sub-watersheds within the White Salmon sub-basin.  The data will be used diagnostically as an indicator of upstream and upslope watershed conditions, and will allow for long term monitoring of changes in water quality.  Determination of background (current) conditions for most general water quality parameters has been under way in the watershed for the past five years through work by the UCD and USFS.  Data analysis will entail identification of change in individual parameters from the current levels.  Long term changes in water temperature will be assessed using a degree-day approach to account for the strong annual variations in ambient temperature.  Analysis of all data will include indexing samples to season of collection and discharge levels obtained from the USGS gauging station on the lower White Salmon River.

g. Facilities and equipment

All major facilities and equipment needed to complete the proposed work plan are presently secured.  The UCD and USFS will donate field and monitoring equipment (including spectrophotometer for nitrate/nitrite analysis) for use.  The UCD, NRCS and USFS will provide transportation including trucks.  Furthermore, all laboratory space, offices, computers, workshops will be supplied by the USFS, UCD, USF&WS and NRCS.

h. References

| Reference (include web address if available online) | Submitted w/form (y/n) |
| --- | --- |
| Champion Pacific Timberlands, Inc. 1997. Panakanic Watershed Analysis. Western Watershed Analysis. Lewiston, ID. Coffin, B. 1993. Water quality monitoring results, White Salmon River basin assessment and enhancement project. Memo to district ranger. Mt. Adams Ranger District, Trout Lake, Washington FERC #2342 Joint Fishery Party Intervenes. 1995. Joint Agency/Tribal Plan for the Ecosystem of the White Salmon River. Hankin, D.G., and G.H. Reeves. 1988. Estimating total fish abundance and total habitat area in small streams based on visual estimation methods. Canadian Journal of Fisheries and Aquatic Sciences 45:834-844. Mathews, J.L. 1992. Eastern Washington stream temperatures and variables influencing them. Yakima Indian Nation, TFW program. Toppenish, Washington. Rosgen D. 1996. Applied Fluvial River Morphology, Printed Media Company, Minneapolis, Minnesota. Stampfli, S. M. 1994. White Salmon River Basin Assessment and Watershed Enhancement Project - Water Quality Monitoring and Quality Assurance Plan. Underwood Conservation District. White Salmon WA. Stampfli, S. M. 1994. White Salmon River Basin Assessment and Watershed Enhancement Project - Basin Water Quality Investigation Report. Underwood Conservation District. White Salmon, WA. Underwood Conservation District. 1994. White Salmon River Basin Assessment and Watershed Enhancement Project - Land-use Inventory Report. Underwood Conservation District. White Salmon WA. USFS and BLM 1994. Record of Decision for amendments to Forest Service and Bureau of Land Management planning documents within the range of the northern spotted owl. USFS 1995. Upper White Salmon River Watershed Analysis. Mt. Adams Ranger District, Trout Lake, Washington. USFS 1996. Trout Lake Creek Watershed Analysis. Mt. Adams Ranger District, Trout Lake, Washington. USFS 1997. Cave/Bear Creeks Watershed Analysis. Mt. Adams Ranger District, Trout Lake, Washington. WA Department of Ecology, 1989, Nonpoint source pollution assessment and management program. DOE. Olympia, Washington. WA Department of Wildlife. 1990. White Salmon River subbasin - salmon and steelhead production plan. DOW. Olympia, Washington. White Salmon River Watershed Management Committee. 1994. White Salmon River Watershed Enhancement Plan. Underwood Conservation District. White Salmon, WA. | None of the following submitted w/form |

# Section 10 of 10. Key personnel

Steve Stampfli		UCD		Watershed Coordinator		616 hrs.

Duties:  Project Management, Watershed Committee and TAC leader, community education, restoration facilitator, water quality monitoring

Ken Wieman		USFS		Fish Biologist				220 hrs.

Duties:  Project Management, Watershed Committee involvement, TAC member, restoration

Betsy Scott		USFS		Fish Biologist				220 hrs.

Duties:  Riparian, fish habitat and population surveys, restoration

Bengt Coffin		USFS		Hydrologist				216 hrs.

Duties:  Water quality monitoring, restoration, TAC member

TBA    		UCD		Watershed Technician			984 hrs.

Duties:  Watershed committee involvement, education, restoration

Resume for Steve Stampfli

Experience

1988-Present	Manager, Underwood Conservation District, White Salmon, WA.

Current responsibilities:  Guide functions of the district including office management, technical assistance to private landowners and governments on natural resource topics, grant writing and administration, and managing on-ground projects.

1984-1987	Environmental Coordinator, Wharf Resources Inc. Annie Creek Mine, 			Lead, SD.

1981-1984	Director, SD Department of Water and Natural Resources – Exploration 			and Mining Program, Pierre, SD.

1980-1981	Mine Reclamation Specialist, SD Department of Water and Natural 			Resources, Pierre, SD.

Education:	School						Degree Received

Duke University, Durham, NC		Masters of Environmental

Management

Colorado College, Colorado Springs, CO	B.A., Biology

Expertise:  Prime topics of expertise include watershed management methodology, disturbed land restoration, environmental monitoring and coordination of various governments and private interests.

Publications and Reports (five most relevant)

Stampfli, S.  1994a.  White Salmon River watershed: basin land-use investigation report.  Underwood Conservation District White Salmon, WA.

Stampfli, S.  1994b.  White Salmon River watershed: basin water quality investigation report.  Underwood Conservation District, White Salmon, WA.

Stampfli, S.  1992.  Restoration of steep slopes adjacent to roadways in south central Washington.  Underwood Conservation District,  White Salmon, WA.

Stampfli, S.  1989.  Water quality survey of Underwood Conservation District, Skamania and Klickitat Counties, WA.  Underwood Conservation District, White Salmon, WA.

Ring, C., S. Stampfli, and B. Parish.  1986.  Broad-winged hawk nesting in the Black Hills of South Dakota.  South Dakota Bird Notes.  Volume 6, Rapid City, SD.

Resume for Betsy Scott

Experience

1991 - Present	     Fisheries Biologist, Gifford Pinchot National Forest, Mt. Adams Ranger District, Trout Lake, Washington.

1986 - 1991	Fisheries Technician, Gifford Pinchot National Forest, Randle Ranger District, Randle, Washington, and Wind River Ranger District, Carson Washington.

1981 - 1985	Forestry Technician, Gifford Pinchot National Forest, Randle Ranger District, Randle, Washington.

Expertise:  Primary areas of expertise include:  participation on National Environmental Policy Act and watershed analysis teams, fish habitat surveys in streams and lakes, lake water quality sampling, and fish population sampling.

Education

B.S. in Fisheries Science, Oregon State University, Corvallis, Oregon, 1991

B.S. in Recreation and Park Management, University of Massachusetts, Amherst, Massachusetts, 1981

Publications and Reports

Scott, B. 1998.  Fish habitat and population assessment for the Upper White Salmon River Watershed Analysis.  Mt. Adams Ranger District, Gifford Pinchot National Forest.

Scott, B. 1998.  Goose Lake Fish Population Monitoring.  Mt. Adams Ranger District, Gifford Pinchot National Forest.

Scott, B. 1997.  Fish habitat and population assessment for the Cave/Bear Creeks Watershed Analysis.  Mt. Adams Ranger District, Gifford Pinchot National Forest.

Scott, B. 1992-1999.  Mt. Adams Ranger District High Lakes Survey Reports.  Mt. Adams Ranger District, Gifford Pinchot National Forest.

Scott, B. 1996  Fish habitat and population assessment for the Trout Lake Creek Watershed Analysis.  Mt. Adams Ranger District, Gifford Pinchot National Forest.

Resume for Bengt Coffin

Experience

1991 - Present		Hydrologist, Wind River Ranger Ranger District, Gifford Pinchot

National Forest, Carson , Washington.

1990 - 1991	Hydrologist, Mt. St. Helens National Volcanic Monument, Gifford Pinchot National Forest, Amboy, Washington.

1988 - 1990	Research Assistant, College of Forestry, University of Washington,

Seattle, Washington.

1987 - 1988	Assistant Water Quality Planner, Seattle METRO, Seattle, Washington.

1986		Water Quality Technician, City of Bellingham, Bellingham, Washington

Expertise

Primary areas of expertise include:  watershed analysis and watershed processes, water quality monitoring and assessment, upland restoration.

Education

M.S. in Wildland Hydrology, University of Washington, 1990.

B.S. in Physical Geography, Oregon State University, Corvallis, Oregon, 1987.

A.S. in Forestry, Feather River College, Quincy, California, 1980.

Publications and Reports

Coffin, Bengt 1997.  Hydrology, water quality and stream channel assessment for the

Cave/Bear Watershed Analysis.  Mt. Adams Ranger District, Gifford

Pinchot National Forest.

Coffin, Bengt 1996.  Hydrology, water quality and stream channel assessment for the

Trout Lake Creek Watershed Analysis.  Mt. Adams Ranger District,

Gifford Pinchot National Forest.

Coffin, Bengt 1993.  Water quality monitoring results, White Salmon River basin

assessment and enhancement project.  Mt. Adams Ranger District, Gifford

Pinchot National Forest.

Coffin, Bengt, and Harr, Dennis 1992.  Effects of forest cover on volume of water

delivery to soil during rain-on-snow.  Final report submitted to Sediment,

Hydrology and Mass Wasting Steering Committee.

Coffin, Bengt 1991.  Effects of forest cover on rate of water delivery to the soil during

rain-on-snow. Masters Thesis, University of Washington, Seattle,

Washington.

Resume for Kenneth Wieman

###### Experience

1993-Present	Fisheries Program Manager, USDA Forest Service, Wind River Ranger District, Carson, WA.

Current Responsibilities:  Represent Forest Service serving on the Wind River Restoration Team.  South zone fisheries program manager responsible for developing fisheries stream restoration activities.  Project leader on restoration project to evaluate and improve fish passage at Hemlock Dam.  Conduct watershed analysis and environmental documentation for proposed forest management and land development activities.

1990-1993	Assistant district fisheries biologist, USDA Forest Service, Wind River Ranger District, Carson, WA.

1989-1990	Wildlife Biologist USDA Forest Service, Mount Saint Helens National Volcanic Monument, Amboy, WA.

1987-1990	Biological Technician USDA Forest Service, Mount Saint Helens National Volcanic Monument, Amboy, WA.

1986-1987	Student Conservation Association volunteer,  Ridgefield National Wildlife Refuge, Ridgefield, WA.

Expertise:  My primary areas of expertise and interest are in stream ecology, habitat evaluation and steam restoration.  I have designed and implemented a number of stream monitoring and evaluation activities.  I have gained considerable fish program management experience including contracting, budgeting supervision and interagency coordination.

Education:

School 		Degree and Date Received

University of Wisconsin-Madison,	B.S.  Biological Aspects of Conservation, 1986

B.S.  Physical Geography, 1986

Publications and Reports (five most relevant)

Wieman, K.  1997.  Restoration of adult fish passage at Hemlock Dam - completion report.  US Forest Service, Wind River District, Carson, WA.

Wieman, K, and N. Adams.  (in progress).  An evaluation of Hemlock Dam smolt passage.  US Forest Service, Wind River District, Carson, WA.

Roper, B.B., D. Konnoff, D. Heller, and K. Wieman.  1998.  Durability of Pacific Northwest instream structures following floods.  North American Journal of Fisheries Management 18:686-693.

Conklin, C., and Wieman, K.  1990.  A paired watershed assessment of Canyon Creek and Siouxon Creek.  Report prepared for the Siouxon environmental impact statement. US Forest Service, Wind River District, Carson, WA.

Wieman, K.  1987.  The biological response of aquatic macro-invertebrates to Reed’s canary grass management at Ridgefield National Wildlife Refuge.