Project ID:	21017

Title:		Implement Wildlife Habitat Protection and Restoration on the Coeur d'Alene Indian Reservation: Hangman Watershed

# Section 9 of 10. Project description

a. Abstract

The construction of hydroelectric facilities in the Columbia Basin resulted in the extirpation of anadromous fish stocks in Hangman Creek and its tributaries within the Coeur d’Alene Reservation.  Thus, the Coeur d’Alene Indian Tribe was forced to rely more heavily on native fish stocks such as redband trout (Oncorhynchus mykiss garideini), westslope cutthroat trout (O. clarki lewisii) and bull trout (Salvelinus confluentus) as well as local wildlife populations.  Additionally, the Tribe was forced to convert prime riparian habitat into agricultural lands to supply sustenance for their changed needs.

Wildlife habitats within the portion of the Hangman Creek Watershed that lies within the Coeur d'Alene Indian Reservation have been degraded from a century of land management practice inclusive of widespread conversion to agriculture and intensive silvicultural practices.  Currently, wildlife and fish populations have been marginalized and water quality is significantly impaired.  The Coeur d'Alene Tribe Wildlife Program, in coordination with the Tribal Fisheries Program, proposes to protect, restore and/or enhance priority riparian, wetland and upland areas within that headwaters of Hangman Creek and its tributaries in order to promote healthy self-sustaining fish and wildlife populations.  A key goal of this project is the implementation of wildlife habitat protection efforts in a manner that also secures stream reaches targeted by the Tribal Fisheries Program for stream channel restoration activities.  This goal is critical in our efforts to address both resident fish and wildlife habitat needs in the Hangman Watershed.  All proposed activities will be conducted in the headwaters of the system and are expected to prove beneficial in efforts to address water quality problems within the entire Hangman Creek system.

This proposal is structured to include three separate phases of implementation.  Phase I of the project includes the majority of the work associated with identify critical wildlife habitat needs in the watershed as well as the identification of a strategy for securing the land management rights to the priority habitat areas.  Planning and design activities will extend for all of FY2001 and most of FY2002 and will culminate in a strategy document detailing wildlife habitat needs and opportunities in the Watershed.  A trust fund is proposed as part of the project in order to provide the necessary funding stability and flexibility necessary for project success and to reduce the long-term financial obligation to the Northwest Power Planning Council Fish and Wildlife Program.

Phase II of the proposal will involve the actual securing of the management rights to priority areas as well as on the ground implementation efforts designed to protect and restore and maintain the ability of the watershed to support self-sustaining fish and wildlife populations that are capable of meeting tribal subsistence and recreational needs.  The success of Phase II of the project will be heavily dependent upon the availability of adequate funding for securing management rights to project lands.  It is our intent to begin implementing acquisition efforts in late FY2002 and beyond.

Phase III of the project will include the long-term monitoring and evaluation of habitat improvement strategies and their success in promoting recovery of target fish and wildlife populations in the watershed.

b. Technical and/or scientific background

The Hangman Creek Watershed (also referred to as the Latah Creek Watershed for that portion of the drainage that lies within Washington State) drains 430,000 acres of northern Idaho and eastern Washington (Draft Spokane Subbasin Summary 2000).  The 147,008 acres of the Watershed that lies within Idaho also makes up 43.9% of the western portion of the Coeur d’Alene Indian Reservation (Matt and Green 2000).  The eastern most headwaters of Hangman Mainstem are outside and east of the Coeur d'Alene Indian Reservation.  Water flows through the various drainages of the Watershed in a northwesterly direction as it passes through the Reservation and into eastern Washington where it eventually flows into the Spokane River on the western edge of Spokane, Washington.

Historically, Hangman Creek produced chinook salmon (Oncorhynchus tshawytscha) and stealhead trout (Oncorhynchus mykiss) for the Upper Columbia Basin Tribes.  One weir, located at the mouth of Hangman creek was reported to catch 1,000 salmon a day for a period of 30 days a year (Scholz et al. 1985).  The current town of Tekoa, WA, which lies in the upper portion of the Hangman Watershed and just downstream from the Coeur d'Alene Indian Reservation was a principle anadromous fishery for the Coeur d'Alene people (Scholz et al. 1985). The construction of Little Falls Dam in 1909, which was not equipped with a fish passage system, blocked anadromous fish access to the Hangman Watershed.  With the loss of the anadromous fisheries the Coeur d’Alene Indians began to rely more heavily on native resident fish and wildlife for food.

The Hangman Watershed historically provided an abundance of game to the Coeur d’Alene and neighboring tribes (Power 1997).  Principal among the game sought were deer (Odocoileus hemionus and Odocoileus virginianus) (F. Aripa personal communication), but the elk (Cervus elaphus) and moose (Alces alces) were also pursued and were an important component of the traditional Coeur d'Alene economy (Power 1997).  It is appropriate to assume that the transition zone from Palouse Prairie to coniferous mountain forests in the Hangman watershed (Black et al. 1998), with its mix of bunchgrass prairie (Lichthardt and Moseley 1997) and open forests (Rands 1904-1907) supported an abundance of elk, deer and moose.  Oral accounts also indicate an abundance of grouse, which included the sharp tailed grouse (Tympanuchus phasianellus) (referred to as prairie chicken) (Edelen and Allen 1998).

Rapid changes in land management practices within the Hangman Watershed in the 20th century further altered the fish species composition in Hangman Creek and the availability of native terrestrial wildlife habitat (Edelen and Allen 1998).  Early farming methods restricted tillage to small acreages, but as farming methods progressed from the use of hand tools, to horses or oxen drawn plows, to early farm machinery to modern equipment, the acreage of land under tillage increased (Black et al. 2000, Edelen and Allen 1998).  By 1996, the predominant (65.1%) use of the land within the Hangman Watershed on the Coeur d'Alene Reservation was agriculture, followed by forest (37.9%), grassland (0.2%), developed (0.3%) and wetland (0.006%) (Matt and Green 2000).  Providing the annual floodwaters could be contained within the stream channels, the most arable lands in this portion of the watershed lie along the stream courses.  And, from the World War II era to the present, efforts have been expended to straighten and channelize the streams, with the greatest efforts occurring during the 1950s and 1960s.  An analysis of several G.I.S. by Matt and Green (2000) estimated that 81.9% of the riparian zone within the Hangman Watershed on the Coeur d’Alene Reservation is devoted to agricultural production.  Little cover remains in the agricultural lands of the Hangman Watershed for the terrestrial wildlife species targeted in this proposal, and remaining mammalian populations are largely restricted to the upper, forested elevations.  Palouse prairie dependent avian species are extirpated from the area.

While a majority of the watershed within the agricultural zone on the Reservation is classified as potential elk winter range (Rocky Mountain Elk Foundation 1999), wintering herds of elk are found mostly within the forested upper elevations of the watershed (Coeur d’Alene Wildlife Program data on file).  Rainbow trout populations have been reduced and similarly restricted to the upper, forested elevations of the Watershed on the Coeur d'Alene Indian Reservation (Data on file, Coeur d'Alene Tribal Fisheries Program).  The Idaho Forest Practices Act, passed in 1974, provides the most substantive protection for the forested riparian zones of the Hangman Watershed through Best Manage Practice recommendations.  But serious questions have arisen concerning the effectiveness of these recommended practices (Vitale 2000).

This wholesale conversion and leveling of the floodplain and transitional uplands within the watershed for agriculture without the institution of proper measures to protect the streams has resulted in a hydrologic system that does not function in any natural capacity.  Today, streams are sediment laden with the annual sediment delivered rates to Hangman Creek and its tributaries estimated at 176,000 tons (Spokane County Conservation District 1994).  Watershed water quality parameters including turbidity, fecal coliform, nitrate, nitrite, ammonia, total phosphorus, pH, dissolved oxygen, and temperature have exceeded WDOE and EPA water quality criteria (Spokane County Conservation District 1999).  Hangman Creek was placed on the Coeur d'Alene Tribe’s 303(d) list in 1998 as well as on the EPA’s list in 1994.

In addition to degraded waters, spikes in peak flows within the Watershed commonly occur in response to rainfall and snowmelt (Bauer and Wilson 1983).  The severity of these flows have the potential to cause redd scouring and egg damage, although no attempt has been made to quantify this source of mortality.  For example, stream flows in the upper watershed during the spring of 1997 exceeded the sheer stress of spawning gravels (5cm geometric mean particle diameter) for several consecutive days during the incubation period (internal report, CDA Tribe).  It is conceivable that flow events of this magnitude could scour trout redds and result in complete year class failures.  Although flood damage is a natural source of mortality, canopy reduction throughout the watershed has probably contributed to higher storm runoff peaks than occurred under natural conditions.  Scouring of trout redds is certainly a more frequent occurrence than in the recent past.

The historical redband trout (Oncorhynchus mykiss garideini) distribution included the Columbia River basin east of the Cascades to Barrier Falls on the Kootenai, Pend Oreille, Spokane, and Snake Rivers; the upper Fraser River basin above Hell’s Gate; and Athabasca River headwaters of the Mackenzie River (Behnke 1992).  This subspecies includes anadromous steelhead populations, adapted to lakes (kamloops trout), and resident stream populations (Behnke 1992).  Because there were no natural barriers to the anadromous fish, the native rainbow trout that historically inhabited the headwaters of the Hangman Watershed were most likely redband trout.

Currently, the interior redband trout is designated as a species of concern to the U.S. Fish and Wildlife Service (formerly category 2 species, 59 FR 58982, November 15, 1994).  Evidence of current redband populations within the Spokane River Subbasin is scant.  There is a genetically unique population of rainbow trout that inhabits the Spokane River between Post Falls Dam and the Upper Dam (Draft Spokane Subbasin Summary 2000).  There is no record of stocking taking place in this section and the origin of the population is unknown.  There has been stocking of hatchery strain rainbow trout below Spokane Falls, in Hangman Creek and Little Spokane River Watershed.  Currently, these populations are likely characterized by introgression between hatchery strain rainbow trout and native redband trout (Draft Spokane Subbasin Summary 2000).  The genetic origin of the current populations of rainbow trout in the Hangman Watershed on the Coeur d'Alene Indian Reservation is unknown.

The Coeur d'Alene Tribe Wildlife Program is proposing to: 1) Produce a detailed account of original riparian and wetland plant associations and maps of the association distributions and original stream courses within the Hangman Watershed, 2) Plan and design a strategy to protect and restore the riparian, wetland and select upland vegetation communities of the Hangman Watershed within the Coeur d’Alene Reservation to a semblance of their original condition, and 3) Acquire management rights to parcels identified as either having, or having the potential to produce the desired habitats.

Target species chosen for protection and restoration efforts include the white-tailed deer (Odocoileus virginianus), elk, black bear (Ursus americanus), beaver (Castor canadensis), and sharp tailed grouse (Tympanuchus phasianellus).  The white-tailed deer was chosen as target species because of their significance to the subsistence activities of the Coeur d'Alene Tribe.  The black bear was chosen because its habitat requisites offer a means of evaluating overall conditions for terrestrial wildlife (Berwick 1999).  The beaver was chosen because it is an aquatic obligate and will provide a good indication of the success of stream and wetland restoration efforts in the watershed.  The elk was selected both because it offers a means of evaluating overall conditions for terrestrial wildlife (Berwick 1999), and because of its significance to the subsistence activities of the Coeur d'Alene Tribe.  The sharp tailed grouse was included because of its historical significance to the subsistence activities and culture of the Coeur d'Alene Tribe.  Additionally, it is believed to have been extirpated from the Hangman Watershed and thus will be a powerful indicator of the success of the restoration efforts undertaken to achieve the goals and objectives of this proposal.

The Coeur d'Alene Tribe Fisheries Program is also submitting a sister proposal to this project that includes efforts to: 1) Identify which streams within the Hangman Creek watershed are inhabited by salmonids, 2) Perform a genetic analysis on the native rainbow trout to ascertain if they are of the redband subspecies, 3) Conduct fisheries habitat mapping of the Hangman Creek Watershed, 4) Identify invertebrate communities within the Hangman Creek Watershed, 5) Collect baseline water quality data on Hangman Creek and its tributaries, 6) Conduct habitat restoration projects within the Hangman Creek watershed, 7) Estimate soil erosion, the erosion source and bank erosion in the Hangman Creek Watershed, and 8) Educate and work with the local landowners to achieve the goals of the Coeur d'Alene Tribe Fisheries Program.

c. Rationale and significance to Regional Programs

Lake, stream, and wildlife resources formed the heart of the Reservation and have shaped the Tribal culture from time immemorial.  The annual runs of anadromous salmon and steelhead are now extinct from traditional Coeur d'Alene Tribal fishing areas.  Dams constructed on the Spokane River at Monroe Street in the City of Spokane and Little Falls farther downstream initially cut-off the anadromous fish runs to the Hangman Watershed and from the Coeur d'Alene Tribe.  These fisheries were further removed by the construction of Chief Joseph and Grand Coulee Dams. This forced the Tribe to rely solely on resident fish and wildlife resources.  Subsequent declines in wildlife resources and native salmonid fish stocks have had significant impacts on the traditional subsistence lifestyle of Coeur d'Alene Tribal members.

It is the intent of the Coeur d'Alene Tribal Fish and Wildlife Programs to marshal available resources and develop cooperative partnerships to address the environmental problems within the Hangman Watershed that limit the ability of fish and wildlife populations to support traditional tribal harvest and overall societal resource demands.

The Bonneville Power Administration has committed itself to protecting and enhancing native fish and wildlife habitat on the Coeur d'Alene Indian Reservation as a means of partially mitigating the impacts of the Columbia River Hydroelectric System.  Section 10.1 of the NPPC resident fish mitigation program emphasizes the long-term sustainability of native fish in native habitats.  Implementation of the resident fish program is to be done in a manner that promotes comprehensive and cooperative watershed management; ecosystem diversity; productivity and stability as integral components of fish management strategies.  The conservation of natural genetic diversity within native resident fish species, subspecies, and unique stocks must be an underlying principle in this effort (Section 10.1A).

Section 11.1 of the Columbia River Basin Fish and Wildlife Program states that the goal of the program’s wildlife strategy is to achieve and sustain levels of habitat and species productivity as a means of fully mitigating wildlife losses caused by the construction and operation of the federal and non-federal hydroelectric system. The “Implement Wildlife Habitat Protection and Restoration on the Coeur d'Alene Indian Reservation: Hangman Watershed” project would be one of many ongoing efforts directed at partially mitigating the losses attributable to the development and operation of the Federal Columbia River Power System throughout the Columbia River Basin.

This proposal is based on a watershed management concept, and will assist in equally protecting and enhancing both fish and wildlife resources throughout an entire watershed. It is also an opportunity to continue promoting the concept of a watershed approach for the Hangman Creek System.  Despite the need to “compartmentalize” the fish and wildlife aspects of the two projects to meet the current Program’s structure, the Coeur d'Alene Tribe intends to manage the entire project under an integrated and holistic watershed restoration approach designed to improve the overall health of the Hangman Creek Watershed to the benefit of multiple fish and wildlife species..

This effort is consistent with the direction that the new program is heading.  The Columbia Basin Fish and Wildlife Authority has taken the lead in compiling a draft summary for the Spokane River Subbasin that describes the fish, wildlife, and water resource needs for the Spokane River and its tributaries.  The draft subbasin summary identifies the Hangman Creek Watershed as a limiting factor for fish, water, and wildlife resources alike.  The scope of this proposal is intended to satisfy several of the fish, wildlife, and water quality improvement objectives identified in the draft.

It is assumed that the draft summary will be directly applied to the evaluation of this proposal so the applicable goals and objectives from the summary will not be repeated here.  However, it is worth noting that this project is intended to provide valuable floodplain, riparian, and wetland habitat for a variety of wildlife species, increase the capability of the upper reaches of Hangman Creek to support harvestable salmonid populations, reduce sediment, temperature, and peak flow in headwater areas in an effort to address the current 303(d) status.  This project will be the first of many efforts needed to address the negative impacts that this highly impaired system has on the Spokane and Columbia River as a whole.  It is an ultimate goal of the Coeur d'Alene Tribe to pave the way for future generations of our people to once again harvest an anadromous fish from the Hangman Creek system.

The goals to be pursued by the objectives of these proposals are:

Primary Wildlife Goal: Protect and/or restore riparian, wetland, and upland habitats within the Upper Hangman Creek Watershed to promote healthy, self-sustaining wildlife populations capable of supporting traditional tribal uses.

Primary Fisheries Goal: Protect and/or restore stream habitats throughout the Upper Hangman Creek Watershed to support the restoration or reintroduction of native fish populations that were reduced in their original abundance.

This proposal applies the goals and objectives set forth for the Spokane River Subbasin Plan to that portion of the Hangman Creek Watershed that lies above the Idaho/Washington State line and within the Coeur d’Alene Indian Reservation. This includes but is not limited to the:

- Evaluation of Spokane River tributary streams;

- Protection and enhancement of wild salmonid populations;

- Creation of fisheries and wildlife populations that support traditional and recreational harvest;

- Protection of big game winter ranges; and the

- Protection and restoration of riparian, wetland, and floodplain habitats;

- Stabilization of stream banks and reduction of sediment input from runoff to the Hangman Creek system.

Wildlife benefits derived from this project will help address habitat losses attributed to the construction and operation of Albeni Falls Dam as well as overall systemwide impacts associated with the complete development and operation of the Federal Columbia River Power System.  Benefits to resident fish will partially mitigate for Coeur d’Alene Tribal subsistence losses related to the construction and operation of Grand Coulee Dam.

This Proposal also meets the system-wide goal set by the current Columbia River Basin Fish and Wildlife Program (Section 2.1) which strives to achieve a healthy Columbia Basin, one that supports both human settlement and the long-term sustainability of native fish and wildlife species in native habitats where possible, while recognizing that where impacts have irrevocably changed the ecosystem, we must protect and enhance the ecosystem that remains.  Additional items in the FWP addressed in this proposal include: 2.2A - Support native species in native habitat, 10.2 – Implement Resident Fish Policies, 10.2C – Comprehensive Watershed Management, 10.3 – Resident Fish Measures, 10.6 – Other Resident Fish Population, 10.8B.4 – Coeur d'Alene Tribe Resident Fish Substitutions Policy, and 11.2D – Compliance with the principles of wildlife mitigation.

d. Relationships to other projects

### BPA Funded Projects

- 199004400 – Rock Creek, which is the northern most drainage in the Hangman Watershed on the Coeur d'Alene Reservation, is one of the target watersheds in a project to Implement Fisheries Enhancement on the Coeur d'Alene Reservation.  The goals and objectives of 199004400 are completely consistent with the focus of this proposal.  The plan to detail restoration opportunities in Rock Creek will serve as a model for the remaining drainages in the Hangman Watershed.  In addition, 5 acclamation ponds will be built as part of the project and all will be within the Hangman Watershed.    The ultimate goal of this Proposal, in turn, is to implement fish and wildlife restoration projects based on the opportunities and strategies developed from the plans.  In addition, this Proposal will contribute to native fish and wildlife habitat enhancement initiatives currently underway in the Watershed.

- 199004401 - The target property of the Lake Creek Land Acquisition Project lies adjacent and to the north of the northern most drainage of the Hangman Watershed. Fifty-five acres of the southwestern most corner of the property extends into the Rock Creek drainage just east of Setters, Idaho.  The target property would provide a continuum of wildlife habitat benefits across the Rock Creek – Lake Creek Watershed boundaries.  Thus the wildlife habitats within the Lake Creek Land Acquisition parcel and habitats restored through the efforts of this project would mutually benefit from their close proximity and each would be connected to a larger wildlife habitat mosaic.

- 199004402 - The Coeur d'Alene Tribe Trout Production Facility lies within the Rock Creek Drainage, which is the northern most drainage of the Hangman Watershed on the Coeur d'Alene Reservation. A portion of the fish produced from the hatchery built by this project will be used to enhance fisheries within the Hangman Watershed where stream habitat conditions will support native trout stocks.  Restoration efforts conducted as a result of this proposal will ensure that potential releases of hatchery stocks will occur in increasingly habitable waters.

- 9206100 – Albeni Falls Wildlife Mitigation Project is a cooperative, multi-agency wildlife mitigation project developed and coordinated through the Albeni Falls Interagency Workgroup.  Implementation efforts are focused at providing in-kind mitigation for habitat types impacted through the construction and inundation of Albeni Falls Dam.  Target habitats identified for protection, restoration, and enhancement efforts include riparian corridors, wetlands, floodplains and scrub-shrub habitats.  Mitigation parcels are currently being pursued on the Coeur d'Alene Reservation through the Albeni Falls Wildlife Mitigation Project.  This project will complement these efforts to develop functional, native fish and wildlife habitats on the Coeur d’Alene Indian Reservation.

### EPA Funded Projects

- EPA provides funding to the Coeur d'Alene Tribe to monitor surface water quality of streams, conduct watershed assessments, and provide the frame work for Total Maximum Daily Load (TMDL) development on the Reservation under section 106 of the Clean Water Act.  Monitoring is conducted at 25 sites within the Reservation including 6 sites within the Hangman Watershed, two sites in Hangman Creek, two sites in Rock Creek, one site in Moctileme Creek and one site in Little Hangman Creek.  Data is compiled and used to supplement the analysis of fish and macroinvertebrate abundance and distribution on the Reservation.  Data on temperature, discharge and turbidity, in particular, are important in evaluating restoration project effectiveness and coupled with landscape analysis and GIS modeling, provide the necessary information to formulate watershed assessments.  Annual funding for this grant was renewed in FY2000 and should provide approximately $50,000 per year with annual renewal.  Data currently gathered from the sites in the Hangman Watershed will be used in the research, planning, design and monitoring phases of the work done as a result of these Coeur d'Alene Fish and Wildlife Proposals.

- EPA provides funding to the Coeur d'Alene Tribe for implementing projects for non-point source pollution control under section 319 of the Clean Water Act.  Examples of projects that can be funded include most BMP’s for agriculture, forestry (particularly roads), riparian restoration, and wetland restoration and creation.  Contract awards have ranged from $100,000 to $164,000 during the past funding cycles.  Two sites within the Hangman Mainstem have been the focus of these grants in recent years, one was completed in 1998 and encompasses approximately 150 meters of the stream, and another ongoing project in the upper Hangman Mainstem encompasses approximately 50 acres of stream bank.

### Spokane County Conservation District Projects

- Hangman Creek Suspended Sediment/Bedload Monitoring Study: The Washington State Conservation Commission Implementation Grant funds this study.  The Conservation District is working with the USGS to determine daily-suspended sediment load and estimate water delivered to the Spokane River from Hangman Creek during the 1998 and 1999 water years.  Status: A final report will be complete and available by June 30, 2000.  Data collected as a part of this Monitoring Study will be used in the research, planning, design and monitoring phases of projects funded under this Proposal.

- Hangman Creek Comprehensive Flood Hazard Management Plan: This plan is funded through a 1997 Flood Control Assistance Account Program managed by the Department of Ecology.  The document identifies problem reaches along the lower reaches of Hangman Creek near the city of Spokane, and outlines management and structural alternatives for those reaches.  Completion of this plan provides a framework for these projects to be funded by future FCAAP grant cycles.  The plan further provides information about the permits and processes necessary for developers and citizens to follow when pursuing any type of project within the floodplain and stream.  Adoption of the plan by the City of Spokane and Spokane County would provide additional technical strength to local ordinances that address development and planning within the lower Hangman Valley.  Status: The document is finished and will be available in June 2000.  While this is a good initiative, it has little chance of succeeding in that it only effects the lower portions of Hangman Creek.  The accomplishment of the habitat restoration goals of this Proposal will greatly assist in elevating the problems currently being addressed by the Spokane County Conservation District by reducing excessive water and sediment delivery to lower Hangman Creek.

- Avista Utilities Restoration Fund: Hangman Creek has been identified by the USGS, Avista, and the SCCD as the main sediment source to the Nine Mile Reservoir.  Stream bank erosion within the lower 18.3 miles of Hangman Creek is believed to be generating a majority of these sediments.  Avista has developed an agreement with the Conservation District to stabilize the banks and address the sediment in the uplands.  An annual sum of $10,000 is awarded to the District.  The District then works with other funding sources and agencies to address selected projects.  Status: The 1998 bank stabilization project is complete and has gone through its first year with mixed results.  A new project is currently being prepared for the spring of 2000.  While this initiative is beginning to address the sediment problems generated in lower Hangman, the habitat restoration accomplished as part of this Proposal will assist by reducing sediment loads from the drainages in the upper Hangman Watershed on the Coeur d'Alene Indian Reservation.

- Hangman Creek Sediment/Bedload Monitoring Study-Water Quality Network: This project is a continuation of the 1997 sediment study.  An additional project component is the installation of multiple water-level recorders.  Water quality auto-samplers may be installed next water year.  Status: Sampling for sediment and water quality is currently taking place.  Data gathered as a part of this Monitoring Study will be used in the research, planning, design and monitoring phases of projects funded under this Proposal.

- HB2514 Watershed Planning Grant: The Spokane County Conservation District has received the first of a three-phased grant to begin watershed planning in the Hangman Creek watershed.  This process is designed to allow local citizens and governments to join with the other stakeholders to form a central “Planning Unit” in effort to address the water resources issues in Hangman Creek.  The Planning Unit will discuss the following elements: quantity, quality, instream flows and habitat.  State agencies provide technical assistance if requested to serve on the planning unit.  Status: In the works is a Memorandum of Agreement, ground rules, a mission statement, and goals.  The probability of success for projects funded under this Proposal is enhanced in that it will be joining a watershed wide initiative to improve conditions for fish and wildlife.

### USDA Funded Projects

- The USDA awarded a $360,000 research grant to scientists at the University of Idaho and Washington State University to study watershed restoration on the Coeur d’Alene Indian Reservation.  Scientists on the research team represent the physical sciences, rural sociology, agricultural economy, ecology and conflict resolution.  The grant will provide indicators of restoration success through stream sampling, cost-benefit analysis, and evaluation of landowner attitudes toward erosion control and water quality protection.  The study will continue through September 2001.

- 4,300 acres of the Hangman Watershed within the Coeur d'Alene Indian Reservation are enrolled in the Conservation Reserve Program (CRP) through the Natural Resource Conservation Service (NRCS).  Little to no effort is being expended to restore wildlife habitats on these lands.  As part of this proposal, an investigation will be made to determine the feasibility of restoring wildlife habitats on current CRP lands.  In addition, the feasibility of developing a partnership with the NRCS to use CRP as a cost share to encourage the restoration of fish and wildlife habitats.

- 205 acres of the Hangman Watershed within the Coeur d’Alene Indian Reservation are enrolled in the Environmental Quality Incentive Program (EQUIP) through the NRCS.  As part of the assessment phase of this proposal lands not in compliance with environmental laws will be identified, at that point the option of using EQUIP as a means of bringing the lands into compliance will be evaluated.

### Idaho Fish and Game Funded Projects

- The Idaho Department Fish and Game has, in the past, assisted landowners in developing wildlife habitat in the Hangman Watershed on the Coeur d’Alene Indian Reservation through its Habitat Improvement Program.  This program was suspended in recent years, however funding was reappropriated beginning in 2000.  Past implementation efforts have ranged from wetlands plantings and pond bank stabilization to bird nest boxes.  With the reappropriation of funds, management initiatives have shifted to fewer projects that are larger in scope that provide wildlife habitat for a longer duration.  This program has a potential to become a partnership program with this Project.

### Coeur d'Alene Tribe Funded Projects

- The Coeur d'Alene Tribe Education Department funds a summer internship program for high school students interested in natural resources management.  The Fisheries Program supervises 3-5 of these interns each year and benefits by using them in tree planting and fence building projects, among other things.  Several graduates of the internship program have continued working on restoration projects as seasonal technicians.  It is expected that some of the upcoming new interns, as well as employees who started as interns, will work on aspects of projects associated with this proposal.

- The Names – Stories Project aims to produce GIS maps accessible via computer that are labeled with place names in the Coeur d’Alene language (which are usually derived from a feature of the landscape).  Map locations will be linked to personal stories from Tribal elders about the areas that they describe.  These stories often incorporate an interaction with some landscape or biological feature and can offer insight into historical conditions as well as help describe the importance of the Hangman Creek Watershed to the history and culture of the Coeur d'Alene Tribe.  The data produced in accomplishing the research objectives of this project will compliment the stories and place names within the Hangman Watershed by providing a detailed description of vegetation patterns and stream courses.

### Idaho Partners in Flight

- The Idaho Partners in Flight “Idaho Bird Conservation Plan” (January 2000) details four habitats that are essential to improving conditions for the avifauna of Idaho, and sets out an aggressive plan to achieve restoration within those habitats.  Two of the focal habitats, Riparian and Dry Ponderosa Pine/Douglas-fir/Grand Fir Forests, occur to a great extent in the headwaters of the Hangman Creek Watershed. A third habitat, Non-Riverine Wetlands, occur to a limited extent within the Watershed.  The target  habitats for the Idaho Bird Conservation Plan are also essential in improving conditions for the target species of this proposal.  Partnership opportunities will be sought out with Partners in Flight to accomplish restoration that fulfills the objectives for both the Idaho Bird Conservation Plan and this Proposal.

### Required Permits

- Any stream channel or wetland alterations performed to accomplish the goals and objectives of this Proposal will be accomplished according to the specifications of an Army Corps of Engineers 404 Permit for Dredge and Fill.

- Any excavation performed to accomplish the goals and objectives of this Proposal must be cleared through the 106 process of the National Historical Preservation Act in cooperation with the National Historical Preservation Office and/or the Tribal Historical Preservation Offices.

e. Project history (for ongoing projects)

This proposal is for a new project, thus there is no project history.

f. Proposal objectives, tasks and methods

### Section 4, Planning and Design

Objective 1. Produce detailed account of original vegetation types and associated watercourses within the Hangman Watershed during 2002.  (target area includes the Hangman Watershed within the Coeur d'Alene Indian Reservation)

It is the intent to built a long term sustained habitat protection and restoration initiative within the Hangman Watershed on the Coeur d’Alene Indian Reservation.  The planning phase of this Proposal will set the framework for establishing this initiative.  A full understanding of the extent of the habitat alterations within the target area will allow informed decisions regarding future habitat conditions.  For this reason, the objectives and tasks for the first year are devoted entirely toward researching and detailing conditions pervious to the widespread modern agricultural practices that characterize the current land management.  Producing a detailed account of the original riparian, wetland and upland plant associations is a mandatory first step in developing a long term initiative to improve wildlife habitat in the target area.

The alteration of the vegetative patterns in this transition zone occurred before complete vegetative surveys were initiated.  Some information exists concerning the original Palouse prairie vegetation and a thorough review of this literature will be undertaken.  However, the literature on riparian plant associations within the Palouse is scant.  Fortunately, on the Reservation, and particularly within the Coeur d'Alene Tribe community, family histories, and their association with and knowledge of, the landscape are long term.  Tribal elders who have lived in the Hangman Watershed for all their life are an invaluable source of knowledge about historic vegetation patterns and will be consulted.  In addition, where permission is given, photos of the landscape that reside in family and public archives will assist in the endeavor to detail historic vegetation patterns associated with the Hangman floodplain.  The survey records of the flood plain topography associated with straightened channels will allow further reference for interpreting historical photography.  In addition, detailing the original stream course will provide valuable data when engineering a restoration stream channel.

Objective 2. Produce hydraulic models for each reference stream course by 2003.  (target area includes the Hangman Watershed within the Coeur d'Alene Indian Reservation)

The development of hydraulic models of reference stream reaches will provide templates for stream restoration projects.  Efforts to assess stream channel function will include the application of Rosgen’s (1996) geomorphic characterization of broad level stream type delineation (Level I) and morphological description (Level II) (Rosgen 1996).  Emphasis will be on understanding the evolutionary stages of channel adjustment and identification of stream reach potential – defined as the best channel condition based on quantifiable morphological characteristics for each stream type.  The reference reach database will be compiled for each of the Level II stream classifications.  Interpretations developed on the basis of data and analysis related to the reference reach can then be extrapolated to similar reaches in other areas identified as having similar valley and lithological types through the use of aerial photography, topographic and geologic maps.  The application of information from the reference reaches will enable stream type classifications to be completed for other areas without requiring extensive on-site data collection.

Objective 3. Detail a strategy to protect and restore wildlife habitats of the Hangman Watershed by 2003.  (target area includes the Hangman Watershed within the Coeur d'Alene Indian Reservation)

The objectives and tasks of the first and second year of this proposal are oriented toward gathering specific data in order to detail the current conditions within the Upper Hangman Watershed and its tributaries.  The accomplishment of these tasks will allow for a thorough understanding of the scope of the project, the work to be accomplished and the opportunities inherent in the current landscape.  A core Objective to accomplished in the second year of the Planning and Design Phase is the development of an overall strategy to restore wildlife habitats of the Hangman Watershed.  A core element of the strategy document will involve the listing and prioritization of restoration and protection areas.  In addition the document will identify soil stabilization techniques, sources of native plants, funding and cost share opportunities, and maps of land ownership.

Objective 4. Plan and establish a trust fund or other funding strategy for securing management rights to priority habitat areas by 2002.

Stability and flexibility in funding proves to be the most challenging and limiting aspects of any fish and wildlife habitat protection effort.  The success of efforts to “do good things for fish and wildlife” are highly influenced by the ability of the managers to secure the management rights to priority habitat areas.  The implementation of a trust fund for securing management rights to priority areas will be instrumental in the success of this project.  Land acquisition opportunities continue to disappear every day.  Often times, the loss of a protection opportunity can be blamed on the lack of flexibility in the timelines of the funding prioritization and allocation process.  Additionally, the application of the trust fund concept will prove to lessen the long-term financial obligation to BPA.  It is intended that the specifics of the trust fund strategy will be developed a part of Phase I of the project.  In the event that a trust fund can not be developed for the project, a minimum funding level of at least $700,000 per year for the life of the project would be necessary.

Objective 5. Plan and establish a trust fund or other funding strategy sufficient for ensuring the long-term operation and maintenance of project lands by 2002.

In order or to ensure that the fish and wildlife benefits are maintained on project lands, some reasonable amount of day-to-day operation and maintenance of habitat restoration and enhancement efforts will be essential.  This highly altered state of the watersheds that we work in lead to many outside pressures on project lands.  This includes such stressors as invasion by exotic plant species, fire danger, problems associated with public access, livestock trespass, vandalism, etc.  Operation and maintenance activities will be required for the life of most projects.  Although it is our intention to restore all project lands to a self-sustaining level, routine maintenance and upkeep of the parcels will always be necessary.  The expense of operation and maintenance activities will eventually limit the ability of the NWPPC Fish and Wildlife Program to implement habitat protection efforts unless an alternative funding strategy is developed to cover these costs.  This project proposes to apply concepts developed by the Region’s Wildlife Managers for the creation of an O&M trust fund that is capable of providing a reasonable amount of funding for maintaining project lands.  Much work has been accomplished by the Wildlife Mangers in this area and the establishment of an “O&M Trust Fund” would be easily accomplished with sufficient start up funding.

Objective 6. Develop a project management plan to guide the restoration, enhancement, operation, and maintenance of all secured project lands by 2003.

In order for any fish and wildlife habitat efforts to be successful at a watershed level, they must be closely tiered to and guided by a larger plan.  Information from the previous objectives as well as information and lessons learned as implementation progresses will be used to develop and refine a project management plan for the implementation of wildlife habitat protection and restoration efforts in the Upper Hangman Creek Watershed.  This plan will provide the overarching goals, objectives, strategies and implementation tools and techniques that are necessary for guiding activities at the site-specific level.  In addition to the overarching plan, it will be necessary to produce and implement site specific plans for each project area designed to guide individual parcels to a desired endstate that maximizes benefits to fish and wildlife resources in the watershed.  Each of these plans will identify a series of monitoring and evaluation efforts necessary for determining the effectiveness of implementation and management efforts as well as provide information to be considered when adaptations of the plan become necessary.

### Section 5, Construction/Implementation

Objective 1. Secure management rights to at least 25% of the priority riparian, wetland, and transition habitat areas within a 5 year period.

Opportunities to secure land management rights within riparian, wetland, and floodplain areas of the Upper Hangman Creek watershed are plentiful at this time.  Many of the lands within the target area are rural in nature and up for sale at this time or expected to be up for sale in the near future.  Land protection efforts will be guided by the overall plan established for the project.  However, it is likely that several one-time opportunities for protecting key areas will disappear if funding is not made available immediately.  Concentrating on riparian, floodplain and wetland areas immediately adjacent to or within the floodplain of the priority stream channels will help maximize the short term, more immediate benefits from protection efforts.  The Coeur d'Alene Tribal Wildlife Program is in a unique position to conduct restoration activities within the Hangman Watershed in that a vast majority of the lands are enrolled in trust for individual allotment owners, and many of which are up for sale at this time.

Objective 2. Restore and enhance at least 25% of the newly acquired riparian, wetland, and transition lands per year.

Once a property is enrolled into the program, it will be essential to get started on restoration and enhancement activities immediately upon completion of the site-specific management plans.  Most of the lands that are likely to be targeted for protection will be agricultural lands that are accustomed to intensive tilling, planting, and weed control activities.  Immediate efforts will be necessary to get some sort of ground cover on the project sites to prevent invasion by undesirable plant species.  Most restoration and enhancement activities during the first couple of years of implementation are likely to center around stabilizing and securing project lands.

Objective 3. Secure management rights to at lest 25% of the priority upland habitat areas within a 5 year period.

Efforts to secure priority upland habitats will be guided by the overarching project management plan.  It is anticipated that many opportunities will be available to protect priority upland areas in the next few years. Suburban development in the upland areas of the watershed have become more frequent in recent years.  Long-term declines in the agricultural and timber markets are driving many decisions by current landowners to subdivide larger tracts of land for sale as residential lots.  This trend is likely to continue in the near future.  The protection of upland habitat areas will be critical in providing high priority elk winter range and reducing the habitat fragmentation and erosion impacts attributable to extremely high road densities in the upland areas of the watershed.

Objective 4. Restore and enhance at lest 25% of the newly acquired upland lands per year.

Once a property is enrolled into the program, it will be essential to get started on restoration and enhancement activities immediately upon completion of the site-specific management plans.  Most of the upland areas to be targeted for protection will include areas containing key elk winter ranges that are declining in value because of successional effects on shrubfields.  Additinally, much effort will likely be necessary to reduce the impacts of the near 5-6 miles of road for every square mile of land that exist in some areas of the watershed.  It is hoped that cost share opportunities will be maximized in this effort.

Objective 5. Maximize potential for providing dual benefits to both fish and wildlife resources on all implementation efforts.

This project is one of two projects being submitted by the Coeur d'Alene Tribe to jumpstart recovery and restoration of the Hangman Creek Watershed.  Close coordination between fisheries and wildlife implementation activities will occur during all aspects of these projects.  Our intentions are to maximize the benefits to both fish and wildlife populations whenever possible.  Habitat protection efforts will not only target priority wildlife areas, but they will also seek to protect high priority stream reached targeted by the fisheries staff for channel restoration activities. This close coordination is essential in maximizing the cost efficiency and on-the-ground benefits to fish, wildlife, and water quality as well as preventing redundant implementation efforts.

### Section 6, Operation and Maintenance

Objective 1. Improve awareness of the Wildlife Program's activities in the Hangman Watershed to foster support for protection and restoration activities in the watershed. (target area includes the Hangman Watershed within the Coeur d'Alene Indian Reservation)

Public participation will ensure the success or failure of any land management activity.  This objective sets forth a framework to involve the public early in the process and provides for a means of continued public involvement throughout the duration of this protection, restoration and enhancement effort.  This effort will include close coordination of implementation efforts with the Spokane County Conservation District as well as other management agencies, watershed councils, and industry groups implementing restoration and non-point source abatement efforts in the watershed.

Objective 2. Maximize long term benefits to fish and wildlife populations on all project sites. (target area includes the Hangman Watershed within the Coeur d'Alene Indian Reservation)

In order or to ensure that the fish and wildlife benefits are maintained on project lands, some reasonable amount of day-to-day operation and maintenance of habitat restoration and enhancement efforts will be essential.  The highly altered state of the watersheds that we work in lead to many outside pressures on project lands.  This includes such stressors as invasion by exotic plant species, fire danger, problems associated with public access, livestock trespass, vandalism, damage to roads and property boundaries, etc.  Operation and maintenance activities will be required for the life of most projects.  Although it is our intention to restore all project lands to a self-sustaining level, routine maintenance and upkeep of the parcels will always be necessary.  All necessary operation and maintenance procedures will be outlined in the project management plan and each site-specific management plans.  Implementation of routine operation and maintenance activities will ensure that the benefits of restoration and enhancement activities are maximized over the long-term.

Objective 3. Coordinate all project planning, implementation, monitoring and evaluation efforts and associated results with other regional fish and wildlife managers, BPA, anf the NWPPC.

The coordination of project activities and results with the local and regional managers will be accomplished through the publication of annual reports, site visits, data exchange, and peer review efforts.  The exchange of project successes and failures as well as consultation with other fish, wildlife, and land managers will help to ensure that project implementation activities are maximizing resource benefits in the most beneficial and cost effective manner.  The sharing of data, implementation techniques and restoration strategies with other managers will also promote a more consistent, cost effective, and coordinated strategy for watershed restoration efforts throughout the Spokane River Subbasin, Intermountain Province, and Columbia River Basin as a whole.

### Section 7, Monitoring and Evaluation

The monitoring and evaluation of project implementation efforts will be a critical component of our effort to maintain project effectiveness as well as the reporting of our results to the ratepayers.  Routine reports will be completed detailing project implementation efforts and accomplishment will be produced as a component of the operation and maintenance section of the proposal.  Activities occurring under section 7 of the proposal are intended to provide the information necessary for assessing the effectiveness of on-the-ground implementation activities in terms of their benefits to the overall watershed.  Information gathered from monitoring and evaluation efforts will then be used to revise management plans and strategies as necessary.  Adaptive management will be incorporated to determine the future direction and activities of management.  The purpose of Objectives 1 through 5 are to provide a multi-layered system of evaluating the success the of the habitat protection, restoration and enhancement projects.  Objective 6 provides a feedback lop in the process allowing management to learn from both successes and failures.  The monitoring and evaluation objectives will be best determined once funding is identified and implementation efforts begin.  The following list of objectives is included to provide an illustration of the types of activities likely to be implemented over the life of the project.  Most objectives center on evaluating the floral and faunal response to implementation strategies.

Objective 1. Develop a monitoring and evaluation protocol for determining effectiveness of implementation activities. (target area includes the Hangman Watershed within the Coeur d'Alene Indian Reservation)

Objective 2. Monitor trends in parameters specified in Objective 1. (target area includes the Hangman Watershed within the Coeur d'Alene Indian Reservation)

Objective 3. Conduct annual noxious weed monitoring of project sites.  (target area includes the Hangman Watershed within the Coeur d'Alene Indian Reservation)

Objective 4. Conduct evaluations of survival and growth of restoration and enhancement plantings within 1 year of plantings.  (target area includes the Hangman Watershed within the Coeur d'Alene Indian Reservation).

Objective 5. Monitor the overall effectiveness of the restoration projects using landscape photography on a 5-year cycle.

Objective 6. Adapt management plans, strategies and objectives as needed to maximize the benefits to wildlife populations with available resources.

g. Facilities and equipment

The personnel for this Proposal will be housed in the current Coeur d'Alene Tribe Fish and Wildlife building for the time being.  The proposal only identifies the resources necessary for conducting Phase I of the project.  Phase II and III will require the purchasing of additional equipment and supplies necessary for implementation of restoration activities.  It is anticipated that outyear budget projections will need to address the provision of equipment and facilities critical to restoration activities as well as a means of transporting and storing the equipment.  Efforts will be made to minimize redundant purchasing between the Fisheries and Wildlife Programs by coordinating the purchase of critical and sensitive equipment.  All future needs will be identified via the annual project renewal process.

h. References

| Reference (include web address if available online) | Submitted w/form (y/n) |
| --- | --- |
| Behnke, R. J. 1992. Native trout of Western North America. American Fisheries Society Monograph 6. American Fisheries Society, Bethusda, Maryland. pp 161-256. Berwick, S., B. G. Marcot, P. Paquet, and P. Whitney. 1999. An ecosystem-based method for wildlife species selection to compare alternative landscape futures of the Columbia River Basin. http://www.nwframework.org/iwlm_select_report.htm Black, A. E., E. Strand, R. G. Wright, J. M. Scott, P. Morgan, and C. Watson. 1998. Land use history at multiple scales: implications for conservation planning. Landscape and Planning 43:49-63. Black, A. E., E. Strand, P. Morgan, J. M. Scott, R. G. Wright and C. Watson. 2000. Biodiversity and land use history of the Palouse Bioregion: Pre-European to present. Draft. University of Idaho, Department of Forest Resources, Moscow, Idaho. 34pp. Bauer, S. B. and T. Wilson. 1983. Water Quality Status Report: Assessment of Nonirrigated Cropland Runoff, Hangman Creek, Benewah County, 1981-1982. Idaho Department of Health and Welfare Report No. WQ-51. 124pp. Edelen, W., and D. Allen. 1998. A chronicle of Latah (Hangman) Creek: Fisheries and land use. 1995-1997 Report to Washington State Conservation Commision. Water Quality Implementation Grant # 95-40-IM. Project Sponser: Spokane County Conservation District. Gruell, G. E. 1983. Fire and Vegetative Trends in the Northern Rockies: Interpretations from 1871-1982 Photographs. USDA Forest Service General Technical Report INT- 158. Intermountain Forest and Range Experiment Station, Ogden, UT. 117pp. Lichthardt, J. and R. K. Moseley. 1997. Status and Conservation of the Palouse Grassland in Idaho. Conservation Data Center, Idaho Department of Fish and Game, Boise, 28pp. plus appendicies. Matt, R., and G. Green. 2000. Draft wildlife habitat plan for the Coeur d'Alene Indian Reservation. Coeur d'Alene Wildlife Program. Plummer, Idaho. Power, M. T. 1997. The economic reliance of the Coeur d'Alene Indians on agriculture and traditional subsistence activities, 1873-1923. Economics Department, University of Montana, Missoula, Montana. 22pp. plus exhibits. Rands, H. A. 1904-1907. Field notes and plats for the re-survey and subdivision of townships on the Coeur d’Alene Reservation, inclusive of Townships 43-48 North and Ranges 1-6 West of the Boise Meridian. General Land Office, U.S.D.I. Rocky Mountain Elk Foundation. 1999. M.A.P.TM Elk Habitat Program. Missoula, Montana. Rosgen, D. 1996. Applied river morphology. Wildland Hydrology, Pagosa Springs, CO. Scholz, A., K. O’Laughlin, D. Geist, D. Peone, J. Uehara, L. Fields, T. Kleist, I. Zozaya, T. Peone, and K. Teesatuski. 1985. Compilation of information on salmon and steelhead trout run size, catch, and hydropower related losses in the Upper Columbia River Basin, above Grand Coulee Dam. Upper Columbia United Tribes, Fisheries Center. Eastern Washington University, Cheney, WA. Fisheries Technical Report No. 2. Spokane County Water Conservation District. 1994. Hangman Creek Watershed Management Plan. Spokane, Washington. 116 pp plus appendixes. Spokane County Conservation District (SCCD). 1999. Hangman (Latah) Creek Water Quality Monitoring Report. Spokane, Washington. Vitale, A. J. 2000. Recommendations for riparian buffer strips for the protection of water quality, fish and wildlife resources on the Coeur d'Alene Indian Reservation: Draft. Prepared for the Development of Forest Management Plan Alternatives by Coeur d'Alene Tribe Fish, Water and Wildlife Programs. Plummer, Idaho. 13pp. Publications of the Coeur d'Alene Tribe Fish, Water, and Wildlife Programs Graves, S., K.L. Lillengreen, D.C. Johnson, and A.T. Scholz. 1992. Fisheries habitat evaluation on tributaries of the Coeur d’Alene Indian Reservation: Annual Report, 1990. Project Number 90-044. Bonneville Power Administration. Portland, OR. Krueger, E. 1998. Lake Creek watershed assessment. Environmental Protection Agency. 27p. Lillengreen, K., A.J. Vitale, and R. Peters. 1996. Fisheries habitat evaluation on tributaries of the Coeur d’ Alene Indian Reservation: 1993, 1994 annual report. Project Number 90-044. Bonneville Power Administration. Portland, OR. Lillengreen, K., A.J. Vitale, R. Peters. 1998. Coeur d’Alene Tribe project management plan –enhancement of resident fish resources within the Coeur d’Alene Indian Reservation. Project Number 90-044. Bonneville Power Administration. Portland, OR. Lillengreen, K.L., D.C. Johnson, and A.T. Scholz. 1993. Fisheries habitat evaluation on tributaries of the Coeur d’Alene Indian Reservation: Annual Report, 1991. Project Number 90-044. Bonneville Power Administration. Portland, OR. Lillengreen, K.L., T. Skillingstad, and A.T. Scholz. 1994. Fisheries habitat evaluation on tributaries of the Coeur d’Alene Indian Reservation: Annual Report, 1992. Project Number 90-044. Bonneville Power Administration. Portland, OR. Peters, R. and A.J. Vitale. 1998. Supplementation Feasibility Report. Project Number 90-044. Bonneville Power Administration. Portland, OR. Vitale, A.J., D.A. Bailey, R. Peters and K.L. Lillengreen. 1999. Implementation of fisheries enhancement opportunities on the Coeur d’Alene Indian Reservation. Annual report BPA 1999. | N N N N N N N N N N N N N N N N N N N N N N N N N |

# Section 10 of 10. Key personnel

### Robert A. Matt

Education:

B.S.; Wildlife Resources; University of Idaho; 1996

Current Employer and Responsibilities:

Coeur d'Alene Tribe; Wildlife Manager; 9/99 to Present

Responsible for all activities associated with the development, coordination and implementation of wildlife management activities.  This includes the planning and prioritization of habitat and species management activities, budget development, drafting of policy recommendations, wildlife mitigation activities, and the drafting of annual reports and management plans.

Previous Employer:

Coeur d'Alene Tribe; Wildlife Program Supervisor, 5/98 to 8/99

Certifications:

Wildlife Habitat Evaluation Procedures; 1997

Wildlife Capture, Immobilization, and Safety; 1997

Expertise:

Mr. Matt has 5 years of experience in the evaluation and management of wildlife and wildlife habitat.  This includes the monitoring and evaluation of species populations, development and implementation of harvest management strategies, habitat evaluation and restoration techniques, mitigation activities, and the drafting and implementation of BMP’s for silvicultural and agricultural activities.

Technical Publications and Presentations:

Matt, R., and G. Green.  2000.  Draft wildlife habitat plan for the Coeur d'Alene Indian Reservation.  Coeur d'Alene Wildlife Program.  Plummer, Idaho.

# Gerald I. Green

Education:

B.S.; University of Montana; Wildlife Biology/Zoology; 1984

M.S.; University of Idaho; Wildlife Resources; ecology emphasis; 1994

Current Employer and Responsibilities

Coeur d'Alene Tribe; Wildlife Mitigation Biologist; 10/1998

Principle responsibilities include finding mitigation projects, assessing their mitigation value, preparing and submitting proposals detailing these projects, and implementing the projects.

Previous Employment:

U.S. Geological Survey; Biological Division; Glacier Field Station; Biologist; 1995 to 1996

Interagency Grizzly Bear Study Team; Seasonal Technician; 1985 to 1992

Expertise:

Mr. Green has over 9 years professional experience evaluating forest and non-forest habitats for their quality and use by wildlife species.  In other projects he has supervised the mapping of habitat types and plant associations in the Yellowstone Ecosystem and Glacier National Park to determine the extent of human disturbance and forest pests and diseases and their effects on wildlife, and conducted field research into habitat preferences and food habits of Yellowstone grizzly bears.  He also has extensive experience identifying plant communities and assessing their use by various wildlife species.

Technical Publications and Presentations:

Green, G. I., D. M. Mattson, and J. M. Peek.  1997.  Spring feeding on ungulate carcasses by grizzly bears in Yellowstone National Park.  Journal of Wildlife Management.  61(4)1040-1055

Green, G. I., D. M. Mattson, and R. Swalley.  In press.  Use of rub trees by Yellowstone grizzly bears.  Ursus 12.  Paper presented at the 11th International Conference on Bear Research and Management.  Gatlinburg, Tennessee.  April 1998.

Mattson, D. M., G. I. Green, and R. Swalley.  In press.  Geophagy by Yellowstone grizzly bears.  Ursus 11.  Paper presented as a poster at the 11th International Conference on Bear Research and Management.  Gatlinburg, Tennessee.  April 1998.

Matt, R., and G. Green.  2000.  Draft wildlife habitat plan for the Coeur d'Alene Indian Reservation.  Coeur d'Alene Wildlife Program.  Plummer, Idaho.

### Ron Peters

Education:

B.S.; Eastern Washington University; Zoology/Fisheries Management; 1987

M.S.: Eastern Washington University; Fish Pathology/Fisheries Management;1995

Current Employer and Responsibilities:

Coeur d’Alene Tribe; Fisheries Manager; 3/00 to Present

Manager all aspects of Coeur d'Alene Tribe Fisheries Resources Program.  Including:

Coordination and implementation of BPA funded fisheries enhancement projects.

Responsible for all aspects of water quality monitoring and analysis.

Supervision of professional and technical staff

Preparation and implementation of monitoring plans

Preparation of quarterly and annual reports, and budgets.

Previous Employment:

Coeur d’Alene Tribe; Fisheries Program Supervisor; 5/1996 to 3/00

Quinault Indian Nation; Fisheries Biologist; 1992 to 1996

Upper Columbia United Tribes; Research Associate; 1991 to 1992

Eastern Washington University; Research Assistant; 1989 to 1991

Expertise:

Mr. Peters has over nine years of professional experience in the evaluation and management of aquatic ecosystems.  In other positions, he was the lead technical person in charge of management of the Quinault River sockeye salmon run. His duties included collecting, recording, and interpreting information relating to the enhancement and preservation of the Quinault River sockeye salmon run.  He was also lead investigator in charge of the Quinault Indian Nation Water Quality Laboratory where primary duties included oversight of all activities, development of experimental design, quality control, and data analysis.

Technical Publications and Presentations:

Peters, R.  1994.  Hydroacoustic estimate of escapement of Quinault River sockeye salmon.  Presented to North Pacific International Chapter American Fisheries Society.  March.

Peters, R. 1995.  Ecological investigations into the life history of the nematode Eustrongylides sp. (Nematoda: Dioctophymatoidea) found in Franklin D. Roosevelt Lake, WA.  M.S. Thesis.   Eastern Washington University.  Cheney, WA.  pp. 83.

Lillengreen, K., A.J. Vitale, R. Peters.  1996.  Fisheries habitat evaluation on tributaries of the Coeur d’Alene Indian Reservation: 1993, 1994 Annual Report.  U.S. Department of Energy, Bonneville Power Administration.  Project Number 90-044.

Lillengreen, K., A.J. Vitale, R. Peters.  1998.  Coeur d’Alene Tribe project management plan - enhancement of resident fish resources within the Coeur d’Alene Indian Reservation.  U.S. Department of Energy, Bonneville Power Administration.  Project Number 90-044.

Peters, R. and A.J. Vitale.  1998.  Supplementation Feasibility Report.  U.S. Department of Energy, Bonneville Power Administration.  Project Number 90-044.

Vitale, A.J., D.A. Bailey, R. Peters and K.L. Lillengreen.  1999.  Implementation of fisheries enhancement opportunities on the Coeur d’Alene Indian Reservation.  Annual report BPA 1999.

Angelo J. Vitale

Education:

B.S.; University of Idaho; Biology/Botany; 1991

Current Employer and Responsibilities:

Coeur d’Alene Tribe; Restoration Project Coordinator; 10/95 to Present

Coordination and implementation of BPA funded habitat restoration projects.

Supervision of technical staff

Preparation of annual implementation and monitoring plans,

Preparation of annual reports, and data reduction and analysis.

Previous Employment:

Integrated Resource Management; Project Scientist; 1995

EA Engineering, Science, and Technology, Inc.; Fisheries Scientist; 1991 to 1995

University of Idaho; Research Assistant; 1990 to 1991

Idaho State University; Research Assistant; 1988 to 1989

Certifications:

Designing and Negotiating Studies Using IFIM; 1993

Watershed Analysis Methodology; 1995

Wildlife Habitat Evaluation Procedures; 1997

Expertise:

Mr. Vitale has over nine years of professional experience in the evaluation and management of aquatic and terrestrial ecosystems.  In other positions, he has conducted instream flow analysis for site specific studies and basin wide projects, mapped fisheries habitat characteristics, studied fish population characteristics, conducted watershed analysis using Timber-Fish-Wildlife ambient monitoring methodologies, and evaluated the potential impacts of forest management practices on aquatic resources.  He also has extensive experience identifying, mapping and interpreting plant community assemblages and conducting site specific surveys for candidate threatened and endangered wildlife species.

Publications and Presentations:

Peterson, C.R. and A.J. Vitale.  1989.  Measuring the activity patterns of free-ranging animals with radiotelemetry.  American Zool.  29(4):43A.

Lillengreen, K., A.J. Vitale, R. Peters.  1996.  Fisheries habitat evaluation on tributaries of the Coeur d’Alene Indian Reservation: 1993, 1994 Annual Report.  U.S. Department of Energy, Bonneville Power Administration.  Project Number 90-044.  September, 1996.

Vitale, A.J.  1997.  Restoration planning and implementation: Using watershed analysis to identify effective restoration tools.  Presented at Landscape Connections: Restoring Ecological Integrity in the Inland Northwest, Washington State University, Pullman, WA.

Lillengreen, K., A.J. Vitale, R. Peters.  1998.  Coeur d’Alene Tribe project management plan –enhancement of resident fish resources within the Coeur d’Alene Indian Reservation.  U.S. Department of Energy, Bonneville Power Administration.  Project Number 90-044.

Peters, R. and A.J. Vitale.  1998.  Supplementation Feasibility Report.  U.S. Department of Energy, Bonneville Power Administration.  Project Number 90-044.

Vitale, A.J., D.A. Bailey, R. Peters and K.L. Lillengreen.  1999.  Implementation of fisheries enhancement opportunities on the Coeur d’Alene Indian Reservation.  Annual report BPA 1999.

###### Dee Ann Bailey

Education:

B.S.; University of Idaho, Fisheries Management; 1995

Current Employer and Responsibilities:

Coeur d’Alene Tribe; Fisheries Biologist; 5/1997 to Present

Responsible for all aspects of water quality monitoring and analysis.

Responsible for implementing and monitoring put and take rainbow trout ponds.

Supervision of technical staff.

Preparation and implementation of monitoring plans.

Preparation of annual work plans, data analysis, annual reports and budgets.

Previous Employment:

# Pacific Northwest National Laboratory (PNNL), Battelle; 1996

United States Forest Service, Walla Walla Ranger District; 1995

Expertise:

Mrs. Bailey has five years professional experience in the evaluation and management of aquatic ecosystems.  She currently serves as a fisheries biologist.  In this position, she is responsible for Lake Studies management and overseeing the construction of four put and take rainbow trout ponds.  She also assists in the collection of reservation stream data as well as data analysis.  In other positions, she has assisted in the collection fall chinook salmon data in the Hanford Reach and mapping fisheries habitat characteristics.

Technical Publications and Presentations:

Vitale, A.J., D.A. Bailey, R. Peters and K.L. Lillengreen.  1999.  Implementation of fisheries enhancement opportunities on the Coeur d’Alene Indian Reservation.  Annual report BPA 1999.

## Jeffery Jordan

Education:

# B.S.; Eastern Washington University; 1998

Current Employer and Responsibilities:

Coeur d'Alene Tribe of Indians; Tribal Biologist; 8/1998 to Present

Complete tasks related to Coeur d’Alene Lake shoreline habitat study.

Complete tasks related to construction of Coeur d'Alene Tribe Trout Production Facility.

Supervision of technical staff.

Preparation of annual work plans, annual reports, and budgets.

Previous Employment:

Coeur d'Alene Tribe of Indians; Seasonal Technician; 1994 to 1997.

Upper Columbia United Tribes Fisheries Research Center; Seasonal Technician; 1994-1998.

Experience:

# Mr. Jordan has two years of professional experience in the evaluation and management of aquatic ecosystems.  He currently serves a Tribal Biologist working on the Trout Production Facility and conducting a bathaymetric study on Coeur d'Alene Lake.  In other positions he has worked on several stream restoration projects, as well as, lake studies projects and water quality monitoring projects.  His work at the University included rainbow trout and kokanee salmon tagging, migration, and imprinting studies on Lake Roosevelt, WA.