Project ID:	21021

Title:		Ford Hatchery improvement, Operation and Maintenance

# Section 9 of 10. Project description

a. Abstract

This project is a resident fish substitution measure (10.8B.24) in the NPPC 1995 FWP to replace salmon losses related to construction of Grand Coulee Dam.  The goal of this project is to improve the water supply and operate and maintain Ford Hatchery to enhance the recreational and subsistence kokanee fisheries in Lake Roosevelt and Banks Lake.  The Ford Hatchery will augment production at Sherman Creek and Spokane Tribal kokanee/rainbow trout hatcheries by producing 11,666 lb. (700,000) kokanee for Banks Lake. In conjunction with these two facilities, Ford’s hatchery production will contribute to a combined goal of 1.0 million kokanee yearlings for Lake Roosevelt and 1.0 million kokanee fingerlings/fry for Banks Lake. Current objectives include the increased use of native/indigenous stocks where available for propagation in the Lake Roosevelt subbasin.  Also, Ford Hatchery will continue to produce resident trout (80,584 lb.) to promote the sport fisheries in put-and-take trout fishing lakes in eastern Washington (WDFW Management Region 1).  Engineering design and NEPA permitting would commence in FY 2001, water supply improvements are scheduled for FY 2002. Operation and maintenance funding would start in FY 2001 and continue through FY 2010.  Monitoring and evaluation of the Ford stocking programs will involve utilizing existing WDFW creel and lake survey programs to assess resident trout plantings in trout managed waters and will include a BPA funded creel survey to assess kokanee plantings in Banks Lake, which is included in this proposal.

b. Technical and/or scientific background

This proposal seeks funds to make improvements in the water supply at Ford hatchery to rear 92,250 lb. of kokanee salmon and resident trout for stocking into Banks Lake and other inland lakes in eastern Washington.  Additionally, partial funding of operation and maintenance for this facility is sought from BPA.  These measures will result in a net gain of 34,250 lb. of salmonid production, over the 1990-1995 average production of 58,000 lb. produced at Ford Hatchery.

CBFWA’s main criticism on the 1999 proposal was the hatchery building renovation was not included in the Council’s program. The funding for the hatchery building renovation now will come from WDFW (capitol budget), which will allow this proposal to focus on the water supply, partial operations and maintenance, and fishery monitoring and evaluation.

WDFW has initiated an Agency capitol budget request that includes the hatchery building as a high priority.  This request is currently number one on the Agency’s stand-alone projects list.

Ford Hatchery was constructed by the U.S. Bureau of Reclamation in 1941 to partially mitigate for resident fish losses caused by construction of Grand Coulee Dam (Calkins et al. 1939, Fish and Hanavan 1948).  The Ford Hatchery has currently been in operation for 58 years without any major renovations or improvements.  The hatchery site is located on land leased to WDFW by the Bureau of Reclamation.  The hatchery water supply is composed of natural springs that seep from the upper unit of the Chamokane Valley Aquifer System (Buchanan et al. 1988, Matt and Buchanan 1993).  The Ford Hatchery water supply is a series of infiltration trenches that intercept water flowing out of several small springs and drains through ditches into a collection ponds, which gravity feeds first into the hatchery building, then through a series of outdoor pond and raceways.

In 1989, the former Washington Department of Wildlife commissioned a statewide hatchery evaluation by Fish Pro Inc., (FishPro 1988, 1989).  This study and subsequent investigations by WDFW engineers identified some correctable problems at Ford Hatchery, centered around declining fish production due to reduced water supply and quality.  Historically  (1966-1989), the facility produced an average 93,000 lb. of resident salmonids annually (Fish Pro 1989).  From 1990-1995, average annual production declined to an average of 58,000 lb. of resident salmonids, i.e., 35,000 pounds of lost production.  This decline in fish production correlated with reduction in water supply, which ranged from 4.1-9.1 CFS (average 7.5 CFS) from 1960 to 1989, compared to 2.2-5.3 CFS (average 4.5 CFS) from 1990 to 1995.  Factors that could have potentially contributed to declining spring production included:

(1)     Increased irrigation withdrawals that could have mined water from the Chamokane Valley Aquifer.

(2)     Extended drought conditions during the late 1980s and early 1990s.

(3)     Collapse of the hatchery’s groundwater infiltration/collection system.

Water quality problems were related primarily to increased siltation of the influent water.

It is unlikely that irrigation withdrawals were responsible for the declining spring production because an aquifer investigation by Buchanan et al. (1988) examined the influence of permitted irrigation withdrawals from the aquifer on the discharge of lower Chamokane Creek and found no discernable impact.  The Ford Hatchery springs are the principal water source of Chamokane Creek.

Factors that contributed to decreased spring discharge were prolonged drought during the period from 1987 to 1993 and damage to the hatchery’s groundwater collection system.  Spring discharge decreased steadily during the drought to a low of 2.2 CFS in 1993.  As precipitation increased to normal and above normal amounts from 1994 to 1998, the aquifer was recharged and spring discharge increased to a range of 2.8 to 7.1 CFS (average 5.9 CFS) but has not fully recovered to its historic level.  Incomplete recovery appears to be related to the aging groundwater collection system.  The system utilized open ditches and infiltration trenches to collect water.  Over the years, erosion has widened and reduced the depth of the ditches, leading to problems with increased silt and increased evaporation.

WDFW engineers have evaluated the site and concluded that several options are available to gain the 2-3 CFS of additional water needed to return the facility to full production.  Enclosure of the supply canals would reduce sedimentation and improve water quality and quantity delivered to the hatchery.  Additionally, WDFW engineers believe that subterranean tiles could be installed in the springs to prevent seepage back into the ground and improve diversion of water into the infiltration trenches.

This was the basis of WDFW’s recommendation to NPPC for improving the water supply to regain the 35,000 lb. of lost salmonid production.  NPPC approved this recommendation as a measure (10.8B.24) that was included in the September 13, 1995 FWP.  Prior to this, WDFW had consulted with the Bureau of Reclamation (BOR) on several occasions concerning the need for additional water at Ford Hatchery.  In 1993, the BOR was prepared to fund this project with drought relief money when funds were diverted out of the region for disaster relief.  At present, a BOR option for funding is no longer available because BOR, NMFS, USFWS, BPA and COE developed an MOA, approved by Congress, that limits the annual federal fish and wildlife obligations of those agencies and directs that funding for such projects be coordinated through the BPA implementation process.

Another aspect of this proposal is that BPA provide funding to WDFW for a portion of the operation and maintenance of Ford Hatchery.  Ford Hatchery was originally a mitigation hatchery for resident fish losses caused by construction of Grand Coulee Dam.  It was one of the four hatcheries constructed as part of the Grand Coulee Fish Maintenance Project, proposed by a Board of Consultants composed of fisheries scientists from Stanford University, under contract to the U.S. Bureau of Reclamation.  In addition to Ford Hatchery, the plan called for relocating anadromous salmon permanently blocked by Grand Coulee offsite by (1) constructing three federal salmon hatcheries in the Wenatchee, Entiat and Methow Rivers, (2) intercepting fish bound for spawning sites above Grand Coulee as they passed through the fish ladder at Rock Island Dam from 1939-1944 and transferring them to the hatcheries where they were held in captivity until eggs could be collected, and (3) raising the progeny at the hatcheries until they could be stocked into the Wenatchee, Entiat, Methow and Okanogan drainages.  The attempt failed because most of the trapped fish died before they could spawn and few eggs survived due to fungal infection (BOR 1941; Fish and Hanavan 1948), resulting in the extirpation of many of the stocks that formerly spawned above Grand Coulee (Koch 1976; Marshall et al. 1995).  This resulted in conversion of all or part of the production at these facilities to resident trout during the 1950s and 1960s (Meekin 1974; Moos 1975).  Subsequently, in the 1970s efforts were made to restore the facilities to primarily anadromous salmonid production.  Because the federal hatchery salmon programs had struggled, non-local chinook salmon were brought in to augment hatchery production, resulting in chinook salmon of mixed ancestry (Marshall et al. 1995).  Currently, the three federal hatcheries raise spring chinook that are primarily descendents of fish brought in during the 1970s from Carson Hatchery in the Wind River (Marshall et al. 1995).  Carson fish originated by intercepting a conglomeration of Snake River, mid-Columbia and upper Columbia spring chinook stocks at Bonneville Dam (Marshall et al. 1995).

The role of Ford Hatchery in the plan was to produce rainbow trout and kokanee for stocking into Lake Roosevelt and Banks Lake.  BOR annual project histories (BOR 1939-1947) and internal Ford planting records indicate that this, in fact, occurred.  However, within 2-3 years Ford production was subsequently shifted, with the concurrence of BOR, to resident trout to support the inland lakes put-and-take trout program because fishing pressure at Banks Lake and Lake Roosevelt was relatively low (BOR 1941-1947).

The relationship between Ford Hatchery, which is operated by WDFW or predecessor agencies, to the federal anadromous fish facilities operated by USFWS, is an interesting one.  Although all these facilities mitigate for fish losses caused by Grand Coulee Dam, the federal facilities have received O & M funding continuously since the time they were first put into service, whereas the Ford Hatchery has not received any O & M funding since it began producing fish in 1941.  Thus, in effect, offsite mitigation has been subsidized at the expense of onsite mitigation in the vicinity of where the principal fish losses actually occurred, i.e., above Grand Coulee.  This proposal seeks to partially redress this issue and restore balance to onsite –v- offsite compensation by requiring BPA to cost share a portion of the Ford Hatchery O & M with WDFW.  Currently, Ford Hatchery O & M has totaled $194,117 annually during the past biennium.

This proposal seeks recovery of $64,658 of these O & M costs from BPA.  (The cost totals $75,149 to BPA after application of a 21.0% WDFW indirect cost rate.)  WDFW would then divert a portion of the production of the Ford Hatchery to Banks Lake and Lake Roosevelt kokanee but still maintain the inland lakes resident trout program.  Additional expenditures totaling $23,085 are also requested from BPA to mark the proposed kokanee production and $52,451 to conduct a creel survey at Banks Lake.  These last two items are for the purpose of monitoring and evaluating Ford kokanee and angler utilization of this production.  WDFW will also donate time to evaluate Ford production of resident trout in Region 1 lakes and the Lake Roosevelt Fisheries Evaluation Program (currently funded by BPA) will monitor and evaluate Ford kokanee production in Lake Roosevelt.

Section C describes the rationale for why kokanee are needed for Lake Roosevelt and Banks Lake.  Both Banks Lake and Lake Roosevelt have a sufficient zooplankton prey base to accommodate the increased kokanee production (Jagielo 1984; Beckman et al. 1985; Scholz et al. 1986; Peone et al. 1990).  Ten years of intensive zooplankton and fish food habits monitoring in Lake Roosevelt by the LRMP – 1988 to 1998 – indicate that Mysis are absent (Peone et al. 1990; Cichosz et al. 1997).

Resident trout from Ford Hatchery are stocked primarily in lowland lakes in Region 1 (eastern Washington) that are managed as put-and-take trout fisheries under the WDFW’s Lake Rehabilitation Program.  The majority of these lakes are seepage lakes with no permanent inlet or outlet, and did not historically contain trout.  Moreover, the original native species compositions of these lakes were altered by introduction of exotics (such as carp, bass, minnows and sunfish) by the U.S. Fish Commission during 1880-1900.  The commission transported them to the region in a specially constructed aquarium railroad car, then transferred them by milk containers placed on horse-drawn buckboard wagons to several lakes in the region (Lampman 1941).  Gradually, the lakes became overrun with the exotic species.  During the 1940s and 1950s most of these lakes were treated with rotenone and stocked with trout under the Lake Rehabilitation Program developed by the former Washington Department of Game (reviewed by Bradbury 1986).  Most of these lakes have since been managed as put-and-take trout fishing lakes, with many of them continuing to receive periodic rotenone treatments (Bradbury 1986).  Thus, continued stocking of trout into these water bodies probably has little impact on native species.

Focusing angler attention on these managed trout waters may provide benefits to the remaining native salmonids that occupy streams habitats in the region by reducing fishing pressure on the wild native stocks.  Creel records (WDFW, file data) at the WDFW Region 1 office in Spokane, WA indicate that prior to the Lake Rehabilitation Program, the put-and-take trout lakes received relatively little angler pressure.  Instead, during the 1930s and 40s anglers primarily fished for trout in streams.  Washington Department of Game creel checks recorded hundreds of anglers annually in each of many streams in the area.  As the inland lake trout stocking program gained momentum in the 1950s and 1960s, angler pressure shifted away from the streams to the lakes (WDFW, file data).  By the late 1960s and early 1970s, angler pressure in streams declined to a fraction of the 1940 pressure, with approximately same creel survey effort applied during each time period.  In some cases, streams that had 400 anglers checked in 10 days in the 1940s only had 10 anglers checked in 10 days in the late 1960s and 1970s.

In 1988, the Washington Department of Wildlife (WDW) randomly surveyed 7,530 of the 530,000 licensed resident fish anglers in Washington State (Mongillo and Hahn 1988).  Expansion of the survey results indicated total angler pressure was 14.7 million trips, with 76.2% of these trips (11.2 million) spent pursuing salmonids, including 4.7 million trips in lowland trout lakes, 2.9 million for steelhead, 1.7 million for stream dwelling trout, and 1.2 million for cutthroat trout and dolly varden in coastal streams.  In Region 1, 67% of the total days fished were in lowland lakes managed for trout whereas 23% were in trout streams and 10% were in the region’s high lakes.  Therefore, managing certain lakes as trout fisheries may provide substantial benefits to native fish in native habitats.

c. Rationale and significance to Regional Programs

The Ford Hatchery is specifically included as a Resident Fish Substitution program measure in NPPC’s September 13, 1995 Fish and Wildlife Program (Measure 10.8B.24).  In 1987, NPPC adopted the Resident Fish Substitution Policy (1987 FWP, Section 207, p. 49), which was carried forward in both the 1984 and (most recent) September 13, 1995 (Section 10.8a, p. 10-29 to 10-30) versions of the FWP.

The Ford hatchery is also included in the Lake Roosevelt Subbasin Summary as a vital tool to attain fish management objectives within the Intermountain Province and it’s associated subbasins. Although there is no specific language that identifies Ford Hatchery’s contribution there are several items of interest. The summary states under limiting factors for Banks Lake kokanee that “ the best course of action would seem to be to raise a larger fish before planting. Larger fish might address the possible entrainment, predation, and even food availability problems”. This is a management strategy that has already taken place on Lake Roosevelt. The summary also states “ lack of hatchery space and water to retain kokanee through the summer, until lake water temperatures are cool enough, preclude implementing the net pen rearing plan at Banks Lake”.

The subbasin summary has management strategies for Lake Roosevelt and Banks Lake to release 1,000,000 kokanee into each lake. This proposal would allow the facilities involved (Spokane Tribal Hatchery, Sherman Creek Hatchery, and the Ford Hatchery), to meet that objective. This proposal also attempts to address the concerns about  “failures” of the kokanee program at Banks Lake, by (1) raising a larger kokanee and (2) establishing a sound monitor and evaluation program.

The Council’s Resident Fish Substitution Policy (1987 FWP, Section 207, p. 49-50) stated that salmon and steelhead will probably never be able to return to some areas of the basin because of blockages caused by dams, particularly above Grand Coulee (Columbia River) and Hells Canyon (Snake River).  Grand Coulee Dam blocked salmon and steelhead from over 1,140 linear miles of habitat in the Columbia mainstem and principal tributaries above the Grand Coulee Dam (Craig and Hocker 1940; Bryant and Parkhurst (1950); Fulton 1968, 1970; Scholz et al. 1985).  The Council concluded that:  (1) Mitigation in blocked areas is appropriate where salmon and steelhead were affected by the development and operation of hydroelectric projects, and (2) To treat the Columbia River and its tributaries as a system, some level of substitution is reasonable in areas where in-kind mitigation cannot occur.

In the September 13, 1995 FWP (Section 10.8A, p. 10-29 to 10-30), NPPC reiterated its commitment to the Resident Fish Substitution Policy, stating further that the policy “reflects the Council’s resolve to address complex, long-term problems” in the blocked areas, especially as related to concerns of the tribes residing in those areas.  The NPPC further stated, “substitutions are one of the two highest priorities in the resident fish program . . .”  and “The Council has determined that until on-the-ground measures are achieved and the level of rebuilding known, this priority is the best biological approach.”

The biological basis for the Council’s Resident Fish Substitution Policy centered around the following rationale:

- The economic cost to restore salmon above Grand Coulee would be cost prohibitive.  (See discussion in Upper Columbia River Blocked Area Management Plan.)

- Many of the genetic stocks of anadromous salmon that migrated above Grand Coulee are thought to have been extirpated.

- Habitat in the Columbia mainstem and principle tributaries in the blocked area above Grand Coulee has been altered by inundation to the extent that it can no longer support native fish in native habitats.  This is true of adfluvial native resident fishes as well as anadromous salmon.

- In some cases, hatchery production must be utilized in place of wild fish owing to operating restrictions in the reservoirs.  For example, Grand Coulee Dam generates approximately 25% of all the energy in the Pacific Northwest.  Water stored in and released from its reservoir (Lake Roosevelt) provides for firm power generation at ten hydroelectric dams located below it. Section 4. (h)(5) of the Power Act required that measures included in the FWP shall be consistent with “assuring the Pacific Northwest an adequate, efficient economical and reliable power supply.”   Grand Coulee is also a flood control project.  In recent years flood control responsibilities in several reservoirs in the Snake River (Dworshak, Brownlee) have been transferred to Lake Roosevelt.  This allows the Snake River reservoirs to remain full at a time they would normally be drafted to provide volume for catching spring runoff.  The retained water is then released coinciding with the smolt migration to provide improved passage of endangered Snake River salmon.  In Lake Roosevelt, the effect is to lower the reservoir lower than it was formerly lowered, which negatively impacts resident fish.  Because of its central role in hydroelectric power production, it seemed unfeasible that we could place substantive operating restrictions to benefit natural reproduction by wild spawning resident fish without also affecting power production or flood control or recovery of ESA listed stocks.   For example, prior to construction of a third power house at Grand Coulee in about 1970, historical records indicate that Lake Roosevelt supported large numbers of kokanee salmon that spawned along the shoreline (Stober et al. 1977, 1981; Scholz et al. 1986).  During this period the average winter drawdown was about 30 feet.  After the third powerhouse was constructed, winter drafts increased, typically to about 50-60 feet.  This additional drafting reduced kokanee reproductive success and eventually caused the population to collapse (Stober et al. 1977, 1991; Scholz et al. 1986).  Kokanee mortality occurred, because adult spawners constructed redds in lakeshore gravel in the fall.  Before fertilized eggs hatched and emerged, the reservoir was drawn down, leaving them to desiccate in air.  Kokanee prey, large zooplankton such as a variety of different species of Daphnia, were abundant in the reservoir probably owing to the ecological niche occupied by planktivorous fish being vacant (Jagielo 1984).  One way to restore kokanee to the system would have been to limit the drawdown to 30 feet or less.  There are three problems with this approach.  First, it would have potentially reduced power production at Grand Coulee at a time (winter) when the region needed it and would thus be inconsistent with provision 4. (h)(5) of the Power Act.  Second, it would require alteration of the Flood Control Rule Curve at Grand Coulee, either reducing system flood control by a large volume or more likely cause Grand Coulee Reservoir flood control to be shifted to a different storage reservoir, thereby complicating life for the biological components in that system.  Third, it could potentially have impacts on the recovery of endangered salmon since it would not be possible to shift the system flood control from the Snake River reservoirs to Grand Coulee.    Alternatively, kokanee could be raised in a fish hatchery during the period of drawdown and stocked as the reservoir was raising in early summer, a period that coincides with increasing prey abundance in the reservoir.  This would make kokanee production relatively independent of reservoir operation and reduce conflicts with power production, flood control and anadromous fish recovery.  It would probably be the least cost alternative because improving habitat for wild spawners would likely cost millions of dollars per year in foregone power revenue at Grand Coulee and reduce firm loads at the ten downstream dams.  The Council was aware of these types of arguments when it drafted the Resident Fish Substitution language in a way to allow flexibility for hatchery production.

- With the decline in salmon fishing, fishing pressure east of the Cascades has increased, dramatically in Lake Roosevelt where fishing pressure increased from about 80,000 angler trips per year in 1980-1982 (Beckman et al. 1985) to a range of 232,000-595,000 angler trips per year from 1992 to 1995 (Cichosz et al. 1997).  The Council noted (Section 10.1, p. 10-2, 1995 FWP), that “It is the Council’s expectation that these fisheries shall be enhanced to allow for consumptive subsistence and recreational fisheries for the region’s Indian Tribes as well as consumptive and non-consumptive recreational fisheries for sport anglers.  The Council recognizes that fishing pressure on inland fish of the Columbia River has increased appreciably since curtailment of ocean salmon fishing seasons.”  The Council’s clear intent was that resident fish substitutions should be accorded equal priority to rebuilding weak but recoverable wild stocks of native fish.  In the findings of the 1995 FWP, NPPC stated, “The Council’s clear intent is that resident fish substitution activities also be funded.  If the result of the Council’s priority language is the funding of rebuilding efforts for weak but recoverable native fish populations and not of substitution measures (or vice versa), the Council will take action to address this situation (p. 16-72)” and “The Council has no interest in a program that does nothing more than simply protect native fish populations from extinction at a non-fishable level, to the exclusion of developing thriving fisheries by substitution (p. 16-74).”

In the 1995 FWP, NPPC adopted several recommendations, proposed collectively by WDFW, UCUT Tribes and Colville Tribes, as Resident Fish Substitution measures (Measures 10.4B to 10.4B.5 and 10.8B to 10.8B-10.8B.26).  The proposed measures were credited against the blockage caused by Grand Coulee Dam and redress approximately 10-13 percent (i.e., partial mitigation) of the total losses of anadromous fish previously harvested by the tribes above the block at Chief Joseph and Grand Coulee Dams (see page 10-30 of 1995 FWP).  In the 1995 FWP Findings (page 16-164), NPPC concluded, “These provision complement the collective existing and future activities of the state and tribal fish agencies with management jurisdiction in the blocked area above Grand Coulee Dam.  For this reason, deletion of any of these measures would not be consistent with Section 4. (h)(6)(A) of the Power Act.  They are based on the best available scientific knowledge, as required by Section 4. (h)(6)(B) and they are the least cost alternatives consistent with Section 4. (h)(6)(C).”

Measure 10.8B (p. 10-40) states, in part, that the “biological objective for Ford Hatchery is production of 35,000 pounds of resident salmonids for planting in northeast Washington lakes and streams” and that the strategies for achieving biological objectives at the Ford Hatchery is to ”improve water supply at Ford Hatchery to rear an additional 35,000 lb. of resident trout [and kokanee] and provide operation and maintenance expenses to rear these fish.”

NPPC further directed Bonneville Power Administration to fund the Ford Hatchery measure.  Specifically (Section 10.8B.24), ”Improve the water supply at Ford Hatchery to rear 35,000 pounds of resident trout and kokanee for stocking into Banks Lake and other northeastern Washington Lakes.  Fund operation and maintenance cost for rearing these fish.”

d. Relationships to other projects

Principle relationships to other projects include:

Spokane Tribal Kokanee and Rainbow Trout Hatchery, WDFW Sherman Creek Kokanee and Trout Hatchery, and Kokanee net pens (FWP Measures 10.8B.2, 10.8B.3 and 10.8B.4; BPA projects 9104700, 9500900, and 5228100).  Collectively, the goal of these measures is to:  (1) Produce 1 million age 1+ residualized kokanee salmon smolts for stocking into Lake Roosevelt (500,000 to be released directly from the hatcheries into the lake and 500,000 to be released into net pens at age 0+ and raised in them until age 1+ before released into the lake); (2) Produce 500,000 age 0+ rainbow trout for the net pen program (FWP measure 10.8B.11); and (3) Produce kokanee fry for stocking into Banks Lake (see January 1994 FWP, Measure 10.8B.5).  Current production goals for Banks Lake from The Spokane Tribal Hatchery is 300,000 kokanee @ 200/lb.  Under this proposal the Ford hatchery contribution to Banks Lake will shift from 1.2 million kokanee @ 200/lb (program goals) to 700,000 @ 60/lb. In a coordinated effort the Ford hatchery, the Spokane Tribal Hatchery and the Sherman Creek Hatchery will address the management strategies as out lined in the subasin summary, with the tribal hatchery and Ford hatchery acting as the production facilities and the Sherman Creek Hatchery acting as an imprinting and egg collection site.

The Spokane Tribal Hatchery and Sherman Creek Hatchery were originally designed to raise and release 6.75 million kokanee fry (Lake Whatcom stock) for Lake Roosevelt and 5 million for Banks Lake.  However, preliminary coded wire tagging (CWT) investigations revealed that fry (age 0+) releases into Lake Roosevelt resulted in poor returns to stocking sites as compared to yearling (age 1+) releases Tilson et al. 1994).   At the same time as the preliminary CWT investigation was conducted, the fish collection facility at Rock Island Dam observed kokanee from Lake Roosevelt (Fielder 1997).  It was hypothesized that kokanee may smolt at age 1+, including an increased tendency to migrate downstream.  Thus, fish stocked at age 0+ would smolt in the reservoir, increasing entrainment through grand Coulee Dam as compared to fish released at age 1+, which were stocked in late June or July.  Although the release timing was set to coincide with peak prey (zooplankton) abundance, it was also fortuitous because they may have been released as residualized smolts that had lost their tendency to migrate.  Tilson et al. (1994) investigated smolt behavior in Lake Whatcom stock kokanee and found that they exhibit many smolt transitions, including development of salinity tolerance, silvering and increased downstream migratory activity, from March to early June at age 1+ but began to residualize by mid June.  From 1992 to 1994, 375,780 age 0+ fry and 211,654 age 1+ residualized smolts with CWT were released into Lake Roosevelt.  Of these, 4 of the fish released at age 0+ compared to 427 of the fish released at age 1+ were later recovered as 2 or 3 year old spawners in Lake Roosevelt (Tilson et al. 1996, Tilson and Scholz 1997).  Based on these results, hatchery production shifted from producing fry to producing 1 million residualized smolts for Lake Roosevelt, plus fry for Banks Lake and 500,000 rainbow trout for Lake Roosevelt net pens.  This change was reflected in the 1995 FWP (Section 10.8B).  With the recent addition of the 20 kokanee net pens (project #5228100), these facilities have the capacity to raise the number of fish required to meet the biological objective, however in 1997, the Spokane Tribal Hatchery produced 500,000 kokanee (age 1+), 350,000 kokanee (age 0+), and about 530,000 rainbow trout (age 0+), which was the maximum the water supply could produce.  This is 450,000 kokanee less than the program goals for the Spokane Tribal Hatchery and 150,000 kokane less than the management strategies as outline in the subbasin summary. There is concern among the managers of the Lake Roosevelt Hatchery Coordination team that the space and water requirements at the Spokane Tribal Hatchery continue to be a problem and this proposal has the potential to address some of these concerns.  By improving the water supply at Ford to accommodate additional production and operating the Ford hatchery in conjunction with these two facilities we have the ability to address those concerns.

Lake Roosevelt Fisheries Evaluation Program (LRFEP) (FWP Measure 10.8B.5, Project #9404300).  This program has two primary objectives:  (1) Monitor and evaluate Lake Roosevelt biota to assess the effectiveness of FWP measures 10.8B.2 to 10.8B.3  (STOI and WDFW Lake Roosevelt kokanee and rainbow trout hatcheries), 10.8B.4 (Lake Roosevelt kokanee net pens), 10.8B.9 (Habitat improvement projects in Lake Roosevelt tributary streams for production of wild rainbow trout), 10.8B.11 (Rainbow trout net pens program for Lake Roosevelt) and 10.3E.3 to 10.3E.5 (Operation guidelines for Lake Roosevelt to protect resident fish); and (2) Determine impacts of reservoir operations on achieving the biological objective addressed by these measures.  Data from this project will be used to model Lake Roosevelt for the purpose of developing (a) biological rule curves to protect the resident fishery, and (b) integrated rule curves that will combine rule curves for flood control, power production, irrigation and downstream anadromous fish needs, with the biological rule curve for Lake Roosevelt resident fish, to balance the needs of all these multiple uses of Lake Roosevelt water.  Additionally, LRFEP monitors the impacts of stocking hatchery fish on the ecology of Lake Roosevelt.  Pages 10-41 to 10-43 of the September 13, 1995 FWP describe specific components of the LRFEP in detail.

We propose that LRFEP will evaluate kokanee produced by Ford Hatchery that are stocked into Lake Roosevelt, including:  (1) Contribution to creel; (2) Return to stocking sites for egg collection; and (3) Impact on the ecology of Lake Roosevelt.  Since LRFEP is already monitoring these parameters, no additional cost will be incurred to evaluate the Ford Hatchery kokanee released in Lake Roosevelt.  Thus, having the LRFEP evaluate Ford Hatchery will be the least cost to hydroelectric ratepayers.

Chief Joseph/Grand Coulee Kokanee Enhancement Project.  Evaluate natural production of kokanee above Chief Joseph/Grand Coulee Dams (FWP Measure 10.8B.7, BPA Project #950110).  The purpose of this measure is to evaluate the status of naturally producing kokanee in Rufus Woods Reservoir and Lake Roosevelt, determine what measures are necessary to ensure self-sustaining populations, and determine the feasibility of using these fish for the kokanee hatchery program since they seem to be able to remain in the system until they reproduce.  As part of this project, hydroacoustic surveys combined with gillnet surveys in the forebay are being conducted to assess entrainment over Grand Coulee Dam (FWP Measure 10.8B.8).  Project may identify kokanee stocks that may be better suited to Lake Roosevelt.  If so, these fish may be substituted for the Lake Whatcom stock kokanee currently used for hatchery production.

e. Project history (for ongoing projects)

Not Applicable (New Project)

f. Proposal objectives, tasks and methods

- Improve water supply at Ford Hatchery to restore 34,250 lb. of kokanee and resident trout by increasing production from 58,000 lb. to 92,2500 lb. annually.  Potential benefits include:

- Increased flow from hatchery water source.

- Improved water quality by reducing sedimentation.

- Increased capability to produce more lb. of fish.

- Improved fish health resulting from increased flow and better water quality.

- Coordinate Ford Hatchery operations with those at WDFW Sherman Creek Hatchery and Spokane Tribal Hatchery to meet regional production goals for kokanee in Lake Roosevelt and Banks Lake.

- Operate and maintain Ford Hatchery to produce 92,250 lb. of kokanee and resident trout annually for stocking into Lake Roosevelt, Banks Lake and put-and-take trout fishing lakes in eastern Washington.  Production will include:

- Incubate, hatch, and rear 700,000 kokanee (@60/lb.) to be stocked into Banks Lake. ( all marked with adipose fin clip)

Share production in the event of a “ bad water year” at the Spokane Tribal Hatchery, adjust the production to accommodate the need by rearing more fish at a reduced size (80/lb.) for Lake Roosevelt net pens.  (all marked with fin clip combination that distinguishes them from all other Lake Roosevelt kokanee). No additional costs to BPA.

- Incubate, hatch, and rear 80,584 lb. of resident trout for stocking into lakes managed as put-and-take trout lakes in Region 1.

- Monitor and evaluate improvements in the kokanee fishery at Banks Lake, Lake Roosevelt, and resident trout fishery in inland put-and-take lakes resulting from Ford Hatchery stocking.

f.	Methods

- Objective 1 Methods

- WDFW will conduct engineering and design to restore and improve the Ford Hatchery water supply using their engineering/construction staff.  Engineering design was estimated at 10% of the total capital value ($230,868).  WDFW engineers will accomplish engineering design.

- WDFW, in collaboration with BPA, will conduct a NEPA assessment and identify permits that will be required for the project. NEPA permitting was estimated at 15% of the capitol budget.

- WDFW will obtain the required permits for the project.

- WDFW will direct rebuilding the ground water infiltration as identified in the planning phase (Task 1a above).  Improvements may include:  (I) installation of subterranean tiles at springs to collect more water by stopping seepage back into the ground, and (ii) enclosure of water currently flowing through open infiltration trenches that are currently experiencing erosion and contributing to sedimentation problems.

WDFW engineers estimated the cost of improving the hatchery water supply at $200,000 in 1995 (Zook 1995). The consumer price index was applied to this estimate to calculate inflation between 1995 and October 1998 (8.9%), yielding $217,800 in 1998 dollars. Assuming a 6% inflation rate from 1998 to 2000 this is additional $13, 068 or $230,868 in 2000 dollars.

- Objective 2 Methods

- Attend quarterly meetings of Lake Roosevelt Hatchery Coordination Team.  Interact with Sherman Creek and Spokane Tribal Hatchery managers to coordinate production and outplanting.  Discussions here will determine the need for program adjustments.

- Objective 3 Methods

- Develop a Memorandum of Agreement between BPA and WDFW to partially fund operation and maintenance of Ford Hatchery for an initial period of 10 years.  The parties will also develop an annual operating plan (AOP) with annual production goals (APG), and identify the portion of Ford Hatchery production that will be credited to hydroelectric ratepayers.

- Incubate, hatch and rear 700,000 kokanee to a release size of 60/ lb. for stocking into Banks Lake (11,666 lb.).  Fish incubation and rearing procedures will follow standard WDFW practices.

One fish culturist (1 FTE: 12 mo. @ $268/mo. = $32,232 + fringe benefits) to assist with routine care of fish and hatchery maintenance (the main point of this proposal).

Fish food costs for rearing 700,000 kokanee to a fry release size of 60/lb were estimated by assuming that the fish would be fed different sizes of Bioproducts semi-moist feed (average price $1.05/lb.) and applying conversion rates (Piper et al. 1984), resulting in a total of 13,999 lb. of food at an average price of 1.05/lb. = $14,698 in total food cost.  The Bioproducts feed was recommended by WDFW fish pathologist Steve Roberts as the best available in order to maintain fish health.

- Incubate, hatch and rear 80,584 lb. of resident trout for stocking into put-and-take trout fishing lakes in eastern Washington.  Fish incubation and rearing procedures will follow standard WDFW practices.

- Transfer and release 11,666 lb. of kokanee into Banks Lake.   Fish hauling procedures will follow standard WDFW practices.

From Ford to Banks Lake (24 round trips x 200 miles/RT x 1.42/mile) = 284.00/trip = $6,816 for 24 trips.

- Transfer and release 80,584 lb. of resident trout into put-and-take trout fishing lakes in eastern Washington. Fish hauling procedures will follow standard WDFW practices.

- Fin clip all kokanee before release into Banks Lake. All kokanee released into Lake Roosevelt net pens will be fin clipped with and adipose clip plus another clip to differentiate them from all other kokanee stocked in the lake.

Four scientific technician 1 positions (4 positions x 0.166 FTE (2mo.) x $1741/mo. = $13,928 + fringe benefits. Assuming that one person marks 4,000 fish per day and there are 43 working days in two months, the fin clippers should be able to mark 700,000 fish.

- Monitor fish health at Ford Hatchery.  Ford is currently monitored by WDFW pathologist to see that it conforms to WDFW fish health policy and guidelines.  No additional cost to BPA.

(J)Record keeping and communication.  At the beginning of the production year, hatchery personnel will write an Annual Operation Plan (AOP) to BPA that identifies annual production goals (APGs).  At the end of the year, hatchery personnel will write an annual report to BPA that describes attainment of the APG and assesses effectiveness of the stocking program in terms of creel harvest.  The hatchery will also keep routine records maintained by WDFW, e.g., hatching success, food conversion, disease monitoring, and planting records.

- Objective 4 Methods

- The Lake Roosevelt Fisheries Evaluation Program (LRFEP) will monitor harvest rates and return to stocking sites of kokanee transferred from Ford Hatchery to Lake Roosevelt.  No additional cost to BPA will have been incurred because the LRFEP is already collecting these data.  Results will be reported in the LRFEP annual report to BPA.

- WDFW will conduct creel and fish surveys at inland put-and-take trout fishery lakes as part of routine monitoring at these lakes. No additional cost to BPA.  The fisheries biologists will develop a report to be sent to Ford Hatchery for inclusion in the Ford Hatchery Annual Report to BPA.

- Objective 5 Methods

(a) WDFW personnel (Ephrata office) will design a stratified (weekdays –v- weekend/holidays) random sampling creel survey for Banks Lake using standard procedures (Malvestuto 1983).

One Fish and Wildlife Biologist I (1 FTE: 12 mo. @ $2327/mo. = $27,925 + fringe benefits) to conduct creel surveys at Banks Lake.  Last year the ISRP comments on project proposals indicated that a common mistake with implementation projects was the forgotten requirement of monitoring and evaluation.  This position addresses that ISRP concern.  A full time fish biologist with appropriate education and experience is needed for this project to get adequate information to be able to develop 95% confidence intervals on a water body the size of Banks Lake. This will necessitate surveys be accomplished on 8 weekdays and 4 weekend/holidays per month.  Data entry, analysis, expansion and report writing will occupy the remainder of time.  Since Banks Lake is a year round fishing lake, surveys will have to be conducted year-round at least during the initial year of the survey.   Fringe benefits are the current Washington State fringe benefit rate applied to employees of state agencies.

Creel surveys will be conducted on 8 randomly selected weekdays and on 4 randomly selected weekend/holidays each month.  On each day, replicate pressure counts by automobile will be made to count boat trailers and shoreline anglers to estimate mean fishing pressure by each group.  The aim is to estimate mean fishing pressure and variance (to calculate 95% confidence intervals) by strata and angler type during each month.

(b)	Confirm pressure counts by making airflights twice per quarter, once on a weekend, once on a   		weekday.

(c)	Each day make access point survey at randomly selected angler site.  Conduct angler interviews of boat and shore anglers to determine.

- Length of completed fishing trip.

- Catch (include catch-and-released fish) and harvest of individual species.

- Individual fish data (species, sex, length, weight, fin clip).

- Residence (county) of angler.

- Number in party.

In office, compile and tabulate statistical data to determine:

- Average fishing pressure for each strata by angler type.

- Average CPUE (catch-per-unit-effort) for each strata by angler type.

- Average HPUE (harvest-per-unit-effort) for each strata by angler type.

- Other information.

Then expand creel data by strata and add the final numbers for all strata to estimate:

- Total monthly fishing pressure ((95% CI).

- Total monthly catch (including released fish) ((95% CI).

- Total monthly harvest ((95% CI).

Combine the total monthly value to provide:

- Total annual pressure ((95% CI).

- Total annual catch ((95% CI).

- Total annual harvest ((95% CI).

Use expanded creel data to estimate the number of annual angler trips and economic value of the fishery to the region.  Economic value will be estimated by applying USFWS data on average cost of an angler trip to the number of angler trips.

Write annual report that summarizes total angler pressure, CPUE, HPUE, total catch, total harvest      and economic value of the fishery.  This report will be provided to Ford Hatchery for inclusion in BPA annual report. Banks Lake creel survey travel costs were estimated at 12 trips per month (4 weekend and 8 weekdays) or 144 trips per year.  The fish and wildlife biologist will be paid mileage for his or her personal automobile after arriving at the lake.

Daily driving to conduct creel surveys after arrival was estimated at 90 miles.  The Washington State reimbursement rate for using personal vehicles for state travel is currently $.315/mile, so 144 days X 90 miles X  $.315/mile = $4,082.  Airflights cost $145/hour.  Flight time round trip from the nearest airport is about two hours X 8 flights/year = $2,320.

g. Facilities and equipment

Facilities include an operational fish hatchery with natural spring water supply. The Ford Hatchery building contains 96 incubation and rearing troughs.  Incubation is in baskets.  Fry and fingerling trout and kokanee are reared in the indoor incubation troughs and ten 30’ x 4’ X 1.5’ indoor raceways.  Yearling and broodstock trout are reared in twelve outdoor circular concrete tanks (40’ diameter), eight outdoor rectangular concrete raceways (100’ X 12’ X 2’) and four wood raceways (50’ X 10’ X 1.5’).  A pollution abatement system/settling pond was added in 1980 in compliance with Washington SEPA codes.

Support facilities include three residences, a small office and feed storage rooms (one chilled) in the hatchery building, and a three bay garage, which is also used as a shop. The present alarm system monitors the head box at the collection/diversion pond and the headbox in the hatchery building.

WDFW maintains hatchery trucks, which can be utilized for hauling kokanee for this project on a cost/reimbursement per trip basis.  WDFW maintains a strict disease control management plan for its hatchery facilities.

h. References

|  | Submitted w/form (y/n) |
| --- | --- |
| Beckman, L.G., J.F. Novotny, W.R. Parsons and T.T. Tarrell. 1985. Assessment of the fisheries and limnology in Lake F.D. Roosevelt 1980-1983. USFWS. Final Report to U.S. BOR. Contract No. WPRS-0-07-10-X0216; FWS-14-06-009-904. May 1985. 168 pp. | N |
| BOR. 1939-1947. Project Histories: Columbia Basin Project. This is a series of annual reports that describes activities related to the Columbia Basin Project (including construction of Grand Coulee Dam). Available at U.S. BOR Library, Boise, ID. | N |
| Bradbury, A. 1986. Rotenone and trout stocking: A literature review with special reference to Washington Department of Game's Lake Rehabilitation Program. Washington Department of Game. Fisheries Management Report 86-2: 181 pp. | N |
| Bryant, F.G. and Z.E. Parkhurst. 1950. Survey of the Columbia River and its tributaries Part IV, Area III. Washington streams from the Klickitat and Snake Rivers to Grand Coulee Dam. USFWS. Special Sci. Report -- Fisheries No. 37: 108 pp. | N |
| Buchanan, J.P. Wozniewicz, and R. Lambeth. 1988. Hydrology of the Chamokane Valley Aquifer System. Eastern Washington University, Upper Columbia United Tribes Fisheries Center. Fisheries Technical Report 29: 69 pp. | N |
| Calkins, R.D., W.F. Durand, and W.H. Rich. 1939. Report of the Board of consultants on fish problems of the upper Columbia River. Stanford University. 127 pp. | N |
| Cichosz, T.A., J.P. Shields, K.D. Underwood, A. Scholz and M. Tilson. 1997. Lake Roosevelt Fisheries and Limnological Research. Annual Report 1996. Bonneville Power Administration, Portland, OR. DOE/BP-32148-2: 331 pp. | N |
| Craig, J.A. and R.L. Hacker. 1940. The history and development of the fisheries in the Columbia River. Fisheries Bulletin (U.S.) No. 32 Vol. XLIX: 133-216. | N |
| Fielder. 1997. Rock Island Dam Smolt Monitoring, 1994 and 1995. U.S. Department of Energy. Bonneville Power Administration, Portland, OR. DOE/BP-38906-7. | N |
| Fish, F.F. and M.G. Hanavan. 1948. A report on the Grand Coulee Fish-Maintenance Project, 1939-1947. U.S. Fish and Wildlife Service. Special Sci. Report No. 55a: 63 pp. | N |
| FishPro, Inc. 1988. Statewide Hatchery Evaluation Study, Phase I. Prepared for Washington Department of Fish and Wildlife, Olympia, WA. 143 pp. | N |
| FishPro, Inc. 1989. Statewide Hatchery Evaluation Study, Phase II. Prepared for Washington Department of Fish and Wildlife, Olympia, WA. 271 pp. | N |
| Fulton, L.A. 1968. Spawning areas and abundance of chinook salmon (Oncorhynchus tschawytscha) in the Columbia River Basin -- past and present. USFWS, Bureau of Commercial Fisheries, Special Sci. Report -- Fisheries No. 571: 26 pp + maps. | N |
| Fulton, L.A. 1970. Spawning areas and abundance of steelhead trout and coho, sockeye, and chum salmon in the Columbia River System. NMFS, Special Sci. Report - Fisheries No. 618: 37 pp. + maps. | N |
| Jagielo, T. 1984. A comparison of nutrient loading, phytoplankton standing crop and trophic state in two morphologically and hydraulically different reservoirs. MS Thesis. University of Washington, Seattle, WA. 99 pp. | N |
| Koch, D.L. 1976. Estimate of the size of the salmon and steelhead trout population of the upper Columbia River, 1872-1939. The Confederated Tribes of the Colville Reservation -v- the U.S.A. Indian Claims Commission. Docket No. 181-C. 52 pp. | N |
| Lake Roosevelt Subbasin Summary. Underwood, Keith, Team Leader, Spokane Tribe. June 30, 2000. Prepared for the Northwest Power Planning Council. | N |
| Lampman, B.H. 1946. The Coming of the Pond Fishes. Binfords & Mort, Publishers. Portland, OR. 177 pp. | N |
| Malvestuto, S.P. 1983. Sampling the recreational fishery. In: L.A. Nielsen and P.L. Johnson (ed.). Fisheries Techniques. American Fisheries Society, Bethesda, MD. | N |
| Marshall, A.R., C. Smith, R. Brox, W. Dammers, J. Hymor & L. LaVoy. 1995. Genetic Diversity Units and major ancestral lineages for chinook salmon in WA. WDFW Resource Assessment Division, Olympia, WA. Technical Report RAD95-02: pp. D1-D63. | N |
| Matt, V.J. and J.P. Buchanan. 1993. Aquifer systems on the Spokane Indian Reservation. Eastern Washington University, Upper Columbia United Tribes Fisheries Center. Fisheries Technical Report 37: 108 pp. | N |
| Meekin, T.K. 1974. Minutes of meetings of Grand Coulee Fish Rehabilitative Committee held in Leavenworth, WA on 8-14-74 and Portland, OR, 11-19-1974. | N |
| Mongillo, P. and P. Hahn. 1988. A survey of resident game fish anglers in Washington. Washington Department of Wildlife, Olympia, WA. Fisheries Management Report No. 88-9: 126 pp. | N |
| Moos, D.W. 1975. Testimony before the Senate and House Public Works Committee on Appropriation. May 1975. Washington Department of Fisheries, Olympia, WA. | N |
| NPPC. 1995. Columbia River Basin Fish and Wildlife Program: Resident Fish and Wildlife Amendments, September 13, 1995. Northwest Power Planning Council, Portland, OR. Document 95-20. | N |
| Peone, T., A.T. Scholz, J.R. Griffith, S. Grave and M.G. Thatcher. 1990. Lake Roosevelt Monitoring Program. Annual Report 1988-1989. Bonneville Power Administration, Portland, OR. DOE/BP-91819-1: 234 pp. | N |
| Piper, R.G. and five authors. 1982. Fish Hatchery Management. U.S. Department of Interior, Fish and Wildlife Service, Washington D.C. 517 pp. | N |
| Scholz, A.T. & nine authors. 1985. Compilation of information on salmon and steelhead in the Upper Columbia River Basin, above Grand Coulee Dam. Eastern Washington University, Upper Columbia United Tribes Fisheries Center. Technical Report 2: 165 pp. | N |
| Scholz, A.T., J.K. Uehara, J. Hisata, and J. Marco. 1986. Feasibility report on restoration and enhancement of Lake Roosevelt Fisheries. In: Northwest Power Planning Council (1987) Applications for Amendment. Vol. 34: 1375-1489. | N |
| Senn, H., J. Mack and L. Rothfus. 1984. Compendium of Low-cost Pacific salmon and steelhead trout production facilities and practices in the Pacific Northwest. U.S. Department of Energy, Bonneville Power Administration. DOE/BP-365: 487 pp. | N |
| Stober, Q.J. and five authors. 1997. Preliminary survey of fisheries resources in the forebay of FDR Reservoir. Annual Report. Fisheries Research Institute, University of Washington, Seattle, WA. FRI-UW7701: 70 pp. | N |
| Stober, Q.J., M.E. Kopache and T.H. Jagielo. 1981. The limnology of Lake Roosevelt. Fisheries Research Institute, University of Washington, Seattle, WA. FRI-VW-8106: 116 pp. | N |
| Tilson, M.B., A.T. Scholz, R.J. White and H. Galloway. 1994. Thyroid-induced chemical imprinting in early life stages and assessment of smoltification in kokanee salmon. Annual report 1993. Bonneville Power Administration DOE/BP. | N |
| Tilson, M.B., A.T. Scholz, and J.L. Miller. 1996. Artificial imprinting and smoltification in juvenile kokanee salmon: Implications for operating Lake Roosevelt kokanee salmon hatcheries: Annual report 1995. Bonneville Power Administration DOE/BP. | N |
| Tilson, M.B. and A.T. Scholz. 1997. Artifical imprinting of juvenile kokanee salmon: Implication for operating Lake Roosevelt kokanee salmon hatcheries. Annual report 1996.. Bonneville Power Administration DOE/BP 32148-2: pp. 265-331. | N |
| WDFW. File data. Region 1: Spokane and Stevens County Lakes. Creel checks. Washington Department of Fish and Wildlife, Spokane, WA. | N |
| WDFW. File data. Region 1: Spokane and Stevens County rivers and streams. Washington Department of Fish and Wildlife, Spokane, WA. | N |
| Zook, W.J. 1995. Amendment application to improve water supply and provide partial operation and maintenance at Ford Hatchery WDFW - Inland Fish Division, Olympia, WA. Submitted to Northwest Power Planning Council, Portland, OR. 8 pp. | N |

# Section 10 of 10. Key personnel

Mike Lewis, Complex Manager, Washington Department of Fish and Wildlife (1/4 FTE)

Project Duties:  Oversight of operation and maintenance of five WDFW hatcheries at Spokane, Ford, Columbia Basin, Colville and Sherman Creek.  Track budgets at each facility, supervise field staff of 13 employees.  Work closely with regional staff and area biologists to make sure regional production goals are met.  Key liaison between Olympia and field personnel to ensure business is conducted following WDFW policy guidelines.  Participate in hatchery activities such as spawn take.  Participate in various regional coordination committees such as the Lake Roosevelt Hatchery Coordination Team.

Employment Experience:

- 14 years with WDFW, 8 at manager and supervisory capacity.

Worked on four key watersheds in Washington State:  Lower Snake River, Skagit River, Lake Washington and Lake Roosevelt/Spokane River.