Project ID:	198402500

Title:  GRANDE RONDE BASIN FISH HABITAT ENHANCEMENT PROJECT

# Section 9 of 10. Project description

a. Abstract

Initiated by the Oregon Department of Fish and Wildlife (ODFW) in 1984, the “Grande Ronde Basin Fish Habitat Enhancement Project” protects and restores riparian and instream habitat for anadromous salmonids to improve natural fish production in the basin, thus contributing to the Northwest Power Planning council interim goal of five million fish returning to the Columbia Basin.   This project implements measures of the Columbia River Basin Fish and Wildlife Program that call for coordinated efforts to protect and improve spawning and rearing habitat, improve fish passage, and provide offsite mitigation for mainstem fishery losses caused by the Columbia River hydroelectric system.  Individual projects are coordinated with, and contribute toward ecosystem and basin-wide watershed restoration efforts that are underway by state, federal and tribal agencies, the Grande Ronde Model Watershed Program and other local watershed groups.

Protection of habitat on private lands is accomplished through long-term lease agreements, cooperative agreements or easements.  Restoration of habitat is achieved using a combination of passive regeneration and/or active remediation techniques.  Passive regeneration, using riparian exclosure fencing and off-site water developments are often the only management tools needed.  In more severely degraded habitat, active remediation techniques using plantings, site-specific instream structures, soil bioengineering or whole channel alterations based on natural channel designs are also used where applicable.  While the focus of this project is on endangered Snake River spring/summer chinook and threatened summer steelhead, resident fishes and many species of wildlife and plants also benefit.

Long-term maintenance is an ongoing and vital element of this program and ensures continued protection.  Monitoring that has been conducted includes: year-around stream temperature data, habitat transects, physical and biological surveys, and photopoints.  In FY 2002 we propose to treat 5.0 miles of stream and continue maintenance and monitoring of 40 existing projects.

b. Technical and/or scientific background

The Grande Ronde Subbasin is a major drainage located in the northeast corner of Oregon.  Originating in the Blue Mountains at elevations close to 10,000 feet, the Grande Ronde River drains approximately 4,070 square miles and flows north to the Snake River, entering at RM 169.  Included within the project area are private lands in the Joseph Creek, Wallowa River, Upper Grande Ronde, Middle Grande Ronde, and Catherine Creek drainages.  Approximately 45% of the lands are under federal ownership.  Current and historic land uses include timber harvest, grazing, agriculture and recreation.  The Grande Ronde Subbasin Summary (GRSS 2001) includes a more complete description of the subbasin.

###### Fisheries Status

Anadromous fish species that historically occurred in the subbasin include Snake River summer steelhead, spring chinook, fall chinook, sockeye and coho salmon, and lamprey.  Other indigenous fish species include bull trout, redband trout and mountain whitefish.  Coho and sockeye were extirpated within the subbasin, although the sockeye genetics may still be present in landlocked kokanee in Wallowa Lake.  Fall chinook are federally listed as threatened and now only occur primarily in the lower part of the subbasin.  Summer steelhead and spring chinook populations remain depressed and both species are listed as threatened, along with bull trout.  Redband trout and lamprey are listed as species of concern.

The Grande Ronde subbasin historically supported large runs of summer steelhead.  Historic run sizes are unknown, but 15,900 adults to the mouth of the Grande Ronde was estimated for 1963 prior to the construction of Snake River dams (COE 1975).  Spawning ground counts conducted annually on the Grande Ronde River and tributaries since 1964 indicate that wild summer steelhead have declined dramatically since the 1970’s and early 1980’s despite reductions in harvest.  The decline has been attributed to mortality at Columbia and Snake River dams and habitat degradation (ODFW and CTUIR 1990).  Major problems limiting production within the Grande Ronde Basin include degraded riparian habitat, lack of rearing habitat and inadequate screening at water diversions (CTUIR 1983).

The Grande Ronde Basin also supported large runs of native spring chinook salmon.  Fisheries managers estimated that 12,200 spring chinook salmon escaped to the mouth of the Grande Ronde River in 1957 (COE 1975).  Redd counts have been conducted by the ODFW and tribes since the late 1940’s.  These counts indicate that the basin supported large runs until the 1970’s.  Despite large reductions in harvest, redd counts have shown a declining trend through time (ODFW and CTUIR 1990).  The 1994 and 1995 redds counts were the lowest on record (Carmichael, 1995).  Within the basin, riparian and instream habitat degradation has most severely impacted spring chinook production potential (ODFW and CTUIR 1990).

###### Habitat Conditions

The negative influences to salmonids from logging, grazing, dams, irrigation withdrawals, urbanization, exotic species introductions and other human activities have been documented in all of the Columbia River tributaries (ISG 1996).  Timber harvest and cattle grazing are common land management practices in the basin.  Logging and associated road building in riparian and floodplain forests eliminates sources of large wood, reduces shade and bank stability, and increases erosion (Maser 1988; Meehan 1991).   Overgrazing by domestic livestock can change riparian and stream channel characteristics to the detriment of salmonids  (Armour et al. 1991; Bauer and Burton 1993; Kauffman and Krueger 1984; Platts 1990; Lichatowich and Mobrand 1995; Wissmar et al. 1994).

With the exception of roadless or wilderness areas, habitat degradation within the Grande Ronde subbasin has been widespread (Anderson et al. 1992; CTUIR 1983; Henjum et al.1994; McIntosh et al. 1994; Noll 1987; Sedell and Everest 1991; Wissmar et al. 1994).  Degraded stream habitat conditions were identified in 273 miles of streams on private lands within the Upper Grande Ronde, Joseph Creek and Wallowa subbasins  (CTUIR 1983).   In the Upper Grande Ronde subbasin alone, 80% of the anadromous fish habitat was considered to be in degraded condition (Anderson et al. 1992), and about 70% of large pool habitat lost since 1941 (McIntosh et al. 1994).  The average percent shade cover over low gradient constrained and low gradient unconstrained streams within the subbasin were estimated at 33% and 24% respectively (Huntington, 1994).  Stream channelization and construction of splash dams was a common and widespread practice in the 1950-70’s.  The Oregon Department of Environmental Quality has listed approximately 62 streams/segments on the state’s list of water quality limited water bodies (303 (d) list).  Of these streams/segments 24 are listed for habitat modification, 27 for sediment and 49 for temperature.  Several restoration plans have been written to identify and address these problems (CBFWA 1997).  Habitat limiting factors that are commonly listed in these documents are high summer water temperatures, low summer flows, loss of riparian vegetation, poor instream habitat diversity, loss of floodplain connectivity, unstable stream channels and sedimentation, winter icing and inadequate fish passage.

###### Restoration efforts

Initiated in 1984, the “Grande Ronde Basin Fish Habitat Enhancement Project” has been a logical and integral part of the species recovery process by implementing and maintaining projects that establish long term riparian and instream habitat protection and enhancement, and tributary passage improvement on private lands through riparian lease agreements.  It fits well within the conceptual foundation or framework proposed by the Independent Scientific Group and the Fish and Wildlife Managers (ISSG 1996; CBFWA 1997).  Following ESA listings of Snake River sockeye in 1991 and spring/summer chinook in 1992, more emphasis was placed on efforts to implement ecosystem based or “ridge top to ridge top” approaches to species recovery within individual subbasins (Anderson et al. 1992; CBFWA 1997; Huntington 1993; Mobrand and Lestelle 1997; NMFS 1997; Wallowa Co.-Nez Perce 1993).  The Grande Ronde was designated as a “model watershed” in early 1990’s.

The intent of the “Grande Ronde Basin Fish Habitat Enhancement Project” is to work within this framework and provide offsite mitigation for mainstem losses of habitat and fish productivity caused by the construction and operation of eight dams on the Columbia River.  Restoration work is achieved through coordinated efforts to protect and improve spawning and rearing habitat, and improve fish passage as directed by the NPPC (1994).  The project mitigates for mainstem losses by improving habitat conditions, which will lead to increased production of spring chinook salmon and summer steelhead returning to the Grande Ronde subbasin.

###### Watershed Assessments

The Oregon Department of Fish & Wildlife conducted a watershed assessment and developed a plan for the implementation of fish habitat projects in the Grande Ronde Basin (Noll et al. 1988).  The development of the “Grande Ronde Basin Anadromous Fish Habitat Improvement Implementation Plan” involved a comprehensive habitat survey of known anadromous fish production streams.  From these surveys and existing information on habitat conditions, habitat limiting factors were developed.  Additional streams have been surveyed since then through the ODFW Aquatic Inventory Project (ODFW 1992) using modified Hankin-Reeves protocol.  The surveys were used as the basis for determining where habitat improvement work was needed.  A prioritized list of streams needing habitat improvement was created based on habitat condition (those areas most likely to recover in a cost effective manner), fish use, fish species present, and logistical constraints (accessibility, technical feasibility, landowner acceptance, etc.).

Since the development of ODFW’s plan for implementing habitat improvements in 1988 many other assessments of basin habitat conditions and plans for restoration have been developed.  Among the noteworthy plans are “Stream and Riparian Conditions in the Grande Ronde Basin” and the “Application of the Ecosystem Diagnosis and Treatment Method to the Grande Ronde Model Watershed Project”(EDT).  Stream and Riparian Conditions in the Grande Ronde Basin (Huntington 1993) was written and used as a planning tool for the Grande Ronde Model Watershed to compare reference and existing conditions in the basin.  The Application of the Ecosystem Diagnosis and Treatment Method to the Grande Ronde Model Watershed Project (EDT) established “patient” (current) versus “template” (historic) analysis of environmental attributes for channel stability, habitat diversity, temperature, predators, competitors, withdrawals, oxygen, flow, sediment load, riparian condition, chemicals, obstructions, nutrient load and pathogens.  It is also currently being used by the Grande Ronde Model Watershed Technical group to evaluate project proposals.

Dozens of additional plans and assessments are listed in the in the Grande Ronde Subbasin Summary (pgs 67-72).  These assessments have overwhelmingly supported the approach of riparian restoration as a primary tool of improving aquatic, riparian and floodplain habitat to restore runs of summer steelhead and spring chinook salmon in the Grande Ronde Basin.

Project Sites

Potential new project areas are prioritized using an adaptive management approach that includes: 1) review of projects already completed in the basin by ODFW and others; 2) review of new watershed assessments or habitat surveys as they become available; 3) and continued input from local fisheries biologists.   High priority is placed on areas that support both spawning and rearing habitat (including overwinter habitat) for salmonids.  The biological rationale includes presence of the target species, benefits to fish, and project orientation.  For the species of interest (or target species) the potential project site will be considered based on the life history phase use by the target species and the limiting factors that could potentially be addressed.  Projects addressing habitat needs of both target species and other indigenous species are given highest priority.  Project orientation relates to the project’s position in the watershed.  Resolution of habitat problems generally should begin in the headwaters and proceed downstream.  Consideration will also be given to the proximity to existing habitat enhancement projects.

Administrative and logistical rationale includes cost effectiveness, landowner acceptance and cooperation, and logistic constraints.  The program strategy is to implement activities that provide the most immediate and long lasting benefits to fish production capability, and to do so in the most cost effective manner possible.  Landowner acceptance and cooperation are necessary on private lands where these projects are implemented.  Failure to gain landowner acceptance precludes the development of a project.  Logistical constraints may include equipment access, timing as it relates to landowner land use practices, chinook and/or steelhead spawning incubation periods and technical feasibility.

In addition, the Grande Ronde Model Watershed Program Technical Review group reviews individual projects for consistency with subbasin goals and to avoid duplication of efforts. They rate projects based on six biological and six social-economic/technical criteria.  Existing projects are located on the attached .pdf map (Appendix 1).

Project Approach

When project areas and willing landowners are identified, site-specific causes of degradation and their consequences to fish habitats are determined.  Three general strategies are used in our approach to stream restoration.  These include:  1) Protection of habitat; 2) Passive restoration of marginal habitat; 3) Active restoration of severely degraded streams.  Maximum benefits are frequently attained when a combination of these methods are utilized.

Protection of habitat is by far the most productive method of maintaining quality fish habitat (Reeves et al. 1991).  All projects will be afforded long-term protection through signing of riparian leases, cooperative agreements or easements.  Protective measures include excluding grazing, timber harvest, road construction or other activities.  On the highest priority streams lease terms are for a 15-year period.  In initial dealings with landowner it is difficult to find those who are willing to commit to lease terms of longer duration.   However, after they have been involved in the project some landowners later express a desire to increase or renew the lease term, and in those cases we have done so.  On lower priority streams and in cases where a landowner is willing to contribute a high percentage of cost share (i.e. they have demonstrated more “buy in” to the project goals) the lease terms are negotiable to a minimum of ten years.

Because the riparian zone is the primary control of biotic factors within the stream environment, there is an inseparable link between aquatic and riparian areas (Cummins et al. 1984).  Therefore, the second approach is passive restoration, which will address the impacts to riparian vegetation communities, and fisheries habitat caused by the inappropriate management of domestic livestock.  This approach is used when streams can be expected to recovery simply be removing the source(s) of disturbance.  The most common method of addressing this problem is to exclude domestic livestock from riparian zones by constructing exclosure fences and developing off-channel water sources.  Leases or agreements contain language that restrict grazing and prohibit other intensive uses that degrade habitat.

The negative effects of livestock grazing on the structure and function of riparian communities and aquatic habitats are well documented (Elmore and Beschta 1987; Meehan and Platts 1978; Platts 1991; Chaney et al. 1993; Rosgen 1996).  The most widespread factor affecting riparian communities and fish habitat in northeastern Oregon is the inappropriate management of grazing livestock.   Passive regeneration techniques using riparian exclosure fencing to exclude livestock from riparian zones is the primary method used to restore degraded habitat, and has proven to be an effective means of improving riverine/riparian habitats along grazed streams (Chaney et al. 1993; Platts 1990; NMFS 1997).  Owens et al. (1996) reported reduced sediment losses from fenced versus unfenced streams.  In a field review of BPA projects Beschta et al. (1991) stated, “Corridor fencing resulted in the most successful examples observed of vegetation recovery, diversity of channel morphology, and improved fish and wildlife habitat.”  When comparing habitat differences between paired reaches (fenced and/or remnant versus open reaches), Ebersole (1994) found canopy density was significantly higher in fenced or remnant reaches, frequency of thalweg pools was higher, active channel widths were lower, overhanging vegetation was higher, and active erosion was lower.  In another comparison of fenced and unfenced reaches in Grande Ronde and John Day basin streams, preliminary reports by Kauffman et al. (2001) indicate corridor fencing resulted in greater cover of sedges, forbs, and shrubs with a concomitant decrease in bare ground and vegetation suited for drier sites (grasses).   Riparian corridor fencing to exclude livestock accomplishes both protection and enhancement of riparian communities.  Fencing provides the tool for natural vegetation restoration, and protects the riparian zone from further impacts from livestock.

The third approach is active remediation or restoration techniques using plantings, soil bioengineering, instream structures such as addition of large wood (LW), or whole channel alterations.  These methods are used only when changes in management alone will be ineffective, and may be required when natural processes are dysfunctional or unlikely to result in recovery within a desired time frame (Federal Interagency Stream Restoration Group 1998; ISG 1996; Huntington 1994; Rosgen 1996; NMFS 1997; Roper et al. 1998).  These more aggressive types of fish habitat improvements are focused on restoring the function and interactions of the aquatic and riparian zones and associated floodplains, and are implemented before grazing problems are addressed if such problems exist on a treatment reach.

The least aggressive of these techniques is plantings of native trees and shrubs. Plantings are used as a primary treatment in areas devoid of vegetation, or as a secondary treatment after natural regeneration has progressed slowly.  Plantings provide a method to increase streamside canopy and cover, and reduce bank erosion.  Drake (1999) concluded that seasonal maximum temperatures and variables related to it explained the distribution and abundance of trout in Upper Grande Ronde streams, and that management and restoration activities should focus on reducing stream temperatures.  Streams in the John Day basin with greater than 75% shade maintained acceptable stream temperatures for rainbow trout and chinook salmon (Maloney and others, 1999), and the lowest temperatures were observed in streams from ungrazed watersheds.

Site-specific instream structures and/or LW placements are installed when instream habitat diversity is a limiting factor.  Our intent is to jump start systems by providing needed instream cover in treatment reaches lacking such, in order to provide some immediate instream benefit.  Placement of these site-specific structures is cost effective and long-lasting if guided by fluvial geomorphic processes (Bisson et al, 2000).  In many case we replenish large in channel wood that is no longer being recruited because there is a lack of standing timber (lost from past harvests, road or railroad construction activities, etc.).  Riparian recovery will eventually perpetuate the habitat characteristic for which the naturally functioning stream is capable.  Roper et al. (1998) supports this approach of treating instream needs as a secondary treatment while riparian and watershed problems are being addressed.  It is well documented that large wood debris is a key component of quality fish habitat (Bisson et al. 1987), greatly influences the structure and function of stream ecosystems (Sedell et al. 1988; Bilby and Likens 1980), and greatly influences stream channel form and fluvial processes (Keller and Swanson 1979).

Scientific literature supports the carefully evaluated installation of instream structures (Roper et al 1998; Rosgen 1996).  The addition of structures or large boulders to create pools or cover can increase fish populations in cases where these attributes are lacking (Bjornn and Reiser 1991).  House and Boehne (1985) found that the installation of instream structures into the altered habitats of the East Fork of Lobster Creek, Oregon led to increased spawning and rearing use by coho salmon and steelhead at the improvement sites.  Solazzi et al. (1992) found that instream habitat improvements including the installation of channel spanning log structures to create pools and alcoves led to a significant increase in overwinter survival of coho salmon in Lobster Creek, Oregon.  Reeves et al (1996) observed an apparent increase in 1+ age steelhead (although not statistically significant) in Fish Creek, Oregon, after the installation of instream structures.  Two one hundred-year storm events hit the watershed in 1995 and 1996 that led to the loss of 50% of the structures installed.  However, post event surveys indicated that overall changes in habitat types were moderate.  The authors suggested that the instream structures played a role in maintaining the habitat.  Reeves et al. (1991) provides an overview of management evaluations of several habitat modification projects in the Midwestern and eastern North America by measurements of trout abundance as adapted from White (1975).  Of the 11 studies summarized, 10 showed increased abundance/biomass of trout ranging from 10-15% to 400-500%.

Pre-project evaluations are made to determine if instream structure placement or more aggressive strategies are appropriate, and if so, what the most appropriate treatment types are.  The Rosgen (1996) assessment process for determining the stable channel form of a subject stream is used when extensive modifications are anticipated.  This assessment process includes: 1) considering a stream within its geomorphic context; 2) collecting a series of measurements including entrenchment ratio, width/depth ratio, sinuosity, gradient, and channel substrate to classify/quantify existing conditions; 3) collecting additional data to determine stream “state” or condition such as channel stability and erosion potential; and 4) validation of previous assumptions, such as by measuring channel aggradation or degradation.  Comparisons between an unstable treatment stream and a stream reach of similar classification in a stable condition can be made and used to guide selection of appropriate treatments.  Altering the natural stable channel forms through the installation of fish habitat improvements or the installation of habitat structures into unnaturally unstable stream channels is inappropriate.

In the case of severely degraded streams whole channel alternations may be needed to address the limiting factors mentioned earlier.  For example, channelized streams frequently suffer from high width/depth ratios, lack of cover and other poor habitat conditions, but there may also be less overall habitat due to shortened stream lengths resulting from straightened meanders.  The riparian areas adjacent to incised channels show compositional shifts to species adapted to drier environments (Toledo et al. 2001).  These impairments can only be partially overcome by treating the stream with typical methods if the stream is still out of equilibrium with the watershed (sediment supply, valley configuration and slope, etc.)  This is also true for streams that have aggraded resulting in severe lateral channel migration far beyond geologic rates.  In such cases, implementation of restoration approaches listed earlier (riparian vegetation restoration, planting and instream structures), will not successfully meet the desired objectives. Therefore, since 1997 alternative implementation strategies have been developed through adaptive management to better meet objectives.

Examples of aggressive treatment methods include whole channel alterations such as meander reconstructions, or complete realignment of streams using natural channel designs.  Soil bioengineering and plantings are incorporated in designs and usually require irrigation systems to increase plant survival during the early critical years.  Our preliminary conclusions are that a combination of bioengineering techniques and natural channel design provide the best opportunity for restoring streams that are no longer in balance with their flow and sediment regimes.

The underlying philosophy taken in developing projects is that by restoring the hydraulic and geomorphic function of the stream we will accomplish long-term, self-sustaining habitat restoration.  For these types of projects we focus primarily on this concept and do a minimal amount of work focused strictly on providing instream habitat, although many of the techniques we use to create naturally stable channels also provide good to excellent habitat features.  Fish habitat improvement is not done without understanding/assessing the streams ability to derive the desired outcome (Rosgen 1996).

Our active restoration approach is based on identifying the most probable state of the natural stream channel (Leopold 1994) by first identifying the valley type and then identifying the appropriate channel type associated with the valley and the current watershed conditions (Rosgen 1996). The design criteria is then developed through the use of a reference reach of the same channel type within the same hydrophysiograhic province and with similar environmental conditions including rainfall, elevation, and aspect (Rosgen 1998).  Our design approach uses natural stability concepts (Rosgen 1993).  We do not attempt to restore streams back to what might be viewed as the historic or “pristine condition”.  Rather we focus on creating a functioning stream channel that can handle the water and sediment load in the present climate under current watershed conditions.  Follow-up protection of habitat should result in a trend toward historic conditions if watershed conditions permit.

Treatments for both aggrading and degrading streams are developed using the same assessment and design process, but actual treatment methods vary by the current condition of the stream.  Incised stream channels are treated based on the methodology presented by Rosgen (1997) in Table 1.  By this methodology, four levels of treatment priority are prescribed, the first being reconnecting the incised stream with its former flood plain and the last treatment priority is stabilizing the channel in place.  Priorities are used based on the site conditions and land use constraints.  Streams in the Grande Ronde basin that have been channelized, that had roads or railroads built within the floodplain, or have down cut for a variety of other reasons are incised and therefore this provides guidance for these projects.

There are some stream reaches in the basin that are braided or otherwise severely laterally extended due to anthropogenic intervention.  Braided and/or laterally extended streams do not provide adequate fish passage, habitat or water quality.  In particular, these reaches are sources of significant heating of the water and are a large source of sediment for the system.  Natural channel stability and design concepts have been used successfully to restore braided and/or laterally extended streams (Natural Research Council 1991; Rosgen 1988; Rosgen 1996).  Since these landmark projects were implemented in the late 1980’s many similar projects have been implemented with beneficial outcomes.  However, there have also been many projects implemented using pieces of the assessment and design process presented by Rosgen (1996, 1997, 1998) that have failed.  While we have not done an assessment of these failures, it is highly likely that the designers failed to give appropriate credence to the complexity of rivers by abbreviating the process and overlooking details of proper assessment leading to false conclusions, and ultimately poor restoration designs.  River restoration of this type is not a “cookbook” approach.  These techniques should only be used by careful assessment of watershed conditions, field data collection, data interpretation and appropriate design methodologies.  We appreciate the complexity of this process and are committed to striving for rigor in the development and implementation of natural channel stability/design projects.

ODFW, along with the CTUIR and NRCS implemented two natural channel stability/design projects along 1.7 miles of stream in 1997-2001 (upper McCoy, and lower McCoy); however, our first attempts at this type of design did not completely follow the rigorous methodology outlined earlier.  Even so, we have observed particular treatment strategies that can and will be improved. The development of baseline data for these projects will provide us with a good foundation of assessment knowledge that will guide us on future projects.  We are working on designs for another 3.0 miles of work on 3 streams in 2001-02.

| TABLE 1. Priorities, descriptions, and summary for incised river restoration (from Rosgen, 1997) |
| --- |
| DESCRIPTION | METHODS | ADVANTAGES | DISADVANTAGES |
| Priority 1 Convert G and/or F stream to C or E at previous elevation w/floodplain. | Re-establish channel on previous floodplain using relic channel or construction of new bankfull discharge channel. Design new channel for dimension, pattern and profile characteristic of stable form. Fill existing incised channel or with discontinuous oxbow lakes level with new floodplain elevation. | Re-establishment of floodplain and stable channel: 1) reduces bank height and streambank erosion, 2) reduces land loss, 3) raises water table, 4) decreases sediment, 5) improves aquatic and terrestrial habitats, 6) improves land productivity, and 7) improves aesthetics. | 1) Floodplain re-establishment could cause flood damage to urban, agricultural, and industrial development. 2) Downstream end of project could require grade control from new to previous channel to prevent head-cutting. |
| Priority 2 Convert F and/or G stream types to C or E. Re-establishment of floodplain at existing level or higher, but not at original level. | If belt width provides for the minimum meander width ratio for C or E stream types, construct channel in bed of existing channel, convert existing bed to new floodplain. If belt width is too narrow, excavate streambank walls. End-hall material or place in streambed to raise bed elevation and create new floodplain in the deposition. | 1) Decreases bank height and streambank erosion. 2) Allows for riparian vegetation to stabilize banks. 3) Establishes floodplain to help take stress off of channel during flood 4) Improves aquatic habitat 5) Prevents wide-scale flooding of original land surface. 6) Reduces sediment. 7) Downstream grade transition for grade control is easier | 1) Does not raise water table back to previous elevation 2) Shear stress and velocity higher during flood due to narrower floodplain 3) Upper banks need to be sloped and stabilized to reduce erosion during flood. |
| Priority 3 Convert to a new stream type without an active floodplain but containing a flood prone area. Convert G to B stream type or F to Bc. | Excavation of channel to change stream type involves establishing proper dimension, pattern and profile. To convert a G to B involves increase in width/depth and entrenchment ratio, shaping upper slopes and stabilizing both bed and banks. A conversion from F to Bc stream type involves a decrease in width/depth ratio and an increase in entrenchment ratio. | 1) Reduces the amount of land needed to return the river to a stable form 2) Developments next to river need to be re-located due to flooding potential 3) Decreases flood stage for the same magnitude flood 4) Improves aquatic habitat | 1) High cost of materials for bed and bank stabilization 2) Does not create the diversity of aquatic habitat 3) Does not raise the water table to previous levels |
| Priority 4 Stabilize channel in place. | A long list of stabilization materials and methods have been used to decrease streambank erosion, including concrete, gabions, boulders and bio-engineering methods | 1) Excavation volumes are reduced 2) Land needed for restoration is minimal | 1) High cost for stabilization 2) High risk due to excessive shear stress and velocity 3) Limited aquatic habitat depending on nature of stabilization methods used. |

c. Rationale and significance to Regional Programs

The 2000 Columbia River Basin Fish and Wildlife Program places a strong emphasis on habitat protection and restoration to accomplish program goals and objectives, and includes this in the “4 H’s” policy statement.  A part of the vision for the fish and wildlife program states, “wherever possible, this program will be accomplished by protecting and restoring the natural ecological functions, habitats and biological diversity of the Columbia River Basin.”  One of the policy judgments and planning assumptions states, “this is a habitat based program, rebuilding healthy, naturally producing fish and wildlife populations by protecting, mitigating and restoring habitats and the biological systems within them, including anadromous fish migration corridors.”

The Grande Ronde Basin Fish Habitat Enhancement project fits well within the framework of the 2000 Columbia River Basin Fish & Wildlife Program as described above, and the Basinwide Salmon Recovery Strategy (Federal Caucus, 2000) focusing on protecting and restoring native riparian habitat and restoring natural form, function and complexity of target streams in the Grande Ronde Subbasin.  While the project targets spring chinook and summer steelhead, actual habitat improvements are implemented to restore overall physical and ecological functions.

This project establishes long term riparian, fish habitat and tributary passage improvements on private lands through riparian leases, cooperative agreements and easements.  While our focus is on instream, riparian and the immediate upland areas, the individual projects contribute to ecosystem and basin wide watershed restoration and management efforts underway by state, federal and tribal agencies.  This project is linked to the Oregon Plan for Salmon and Watersheds by addressing factors for the decline of wild summer steelhead in the Grande Ronde subbasin.  Executive Order No. EO 99-01 states in paragraph 1 “The Oregon Plan first addressed coho salmon on the Oregon Coast, was then broadened to include steelhead trout on the coast and in the lower Columbia River, and is now expanding to all at-risk wild salmonids throughout the state.  The Oregon Plan addresses all factors for the decline of these species, including watershed conditions and fisheries, to the extent those factors can be affected by the state.”

The Grande Ronde Basin Fish Habitat Enhancement project is an integral part of meeting biological objectives for spring chinook and summer steelhead in the Grande Ronde subbasin.  Goals and objectives identified in the Grande Ronde Subbasin Summary are listed for the various state agencies, tribes, and local government or councils.  A few of those that directly relate to this project include:

- Biological objectives for listed species in the Grande Ronde were 16,000 annually returning spring chinook and 27,000 summer steelhead (ODFW et al. 1990).

- Protect and enhance fish habitat of endemic stocks of resident and anadromous salmonids, and maximize natural fish production potential.

- Achieve sufficient spawner numbers and productivity of Grande Ronde Basin spring chinook salmon, by restoring and maintaining natural spawning populations, to allow delisting.

- Protect and restore spawning and rearing habitat.

- Improve in-stream habitat diversity for salmonid spawning and rearing.

- Enhance riparian condition (vegetation, function, etc.).

- Reduce stream sedimentation.

- Improve adult and juvenile salmonid fish passage.

- Increase juvenile salmonid survival.

The Grande Ronde Subbasin Summary summarizes the over-riding limiting factors within the basin as “Loss of quality habitat and a loss of connectedness…” Aquatic and riparian habitats were found to be lower than reference conditions with respect to stream shading, bank stability, fine sediment, pool frequency, and woody debris.  Other habitat problems include low complexity, degraded riparian vegetation, stream channelization, irrigation withdrawal and runoff.  Transportation problems including historic railroads as well as past and present road construction.

In the Statement of Fish and Wildlife Needs section of the Grande Ronde Subbasin Summary the following needs were identified that are specifically being addressed by this project:

- Replace culverts that present passage barriers and sediment sources based on a prioritized assessment of existing installations.

- Implement restoration efforts designed to achieve the site potential shade and other temperature surrogates identified in the appropriate TMDL’s for the subbasin.

- Using existing assessments, seek out opportunities for cooperative habitat restoration and enhancement projects on public and private land.

- Restore, protect, and create riparian, wetland, and floodplain areas within the subbasin and establish connectivity.

- Restore in-stream habitat to natural conditions and protect as much as possible to provide suitable holding, spawning, and rearing areas for anadromous and resident fish.

- Reduce stream temperature, sediment and embeddedness levels to levels meeting appropriate state standards.

- Reduce stream temperatures where appropriate and when feasible.

- Address streambank instability issues where they are defined or can be shown to be a potential problem.

The National Marine Fisheries Service’s draft Biological Opinion regarding Operation of the Federal Columbia River Power System (NMFS 2000); under its list of Reasonable and Prudent Alternatives, Section 9.6.2 “Habitat Actions” states that a Basinwide Recovery Strategy should focus immediate attention on priority subbasins with the potential for significant improvement in anadromous fish productive capacity as a result of habitat restoration.  Previous habitat assessments (Noll 1988; Huntington 1993; Mobrand and Lestelle 1997) indicate that significant improvements could and should be made that will lead to increased fish production and improved water quality.

Action 150 of the NMFS Biological Opinion states, “In subbasins with listed salmon and steelhead, BPA shall fund protection of currently productive non-Federal habitat, especially if at risk of being degraded…” The Riparian leases developed by this project are used as a tool for protecting habitat as well as improving habitat.  When high quality areas are adjacent to areas in need of improvement, those productive areas are sometimes included in the “leased” area.

Action 153 of the Biological Opinion states, BPA shall, working with the agricultural incentive programs, negotiate and fund long-term protection for 100 miles of riparian buffers per year.  The proposed project will contribute toward meeting this annual goal, and will maintain and monitor past projects.

Through our iterative process of reevaluating our success/approach, we are maximizing the potential of this project toward meeting subbasin goals.  Playing a significant role in meeting biological objectives for the Grande Ronde subbasin, this project contributes to the Northwest Power Planning Council’s interim goal of five million fish returning to the Columbia Basin.  Additionally, failure to fund maintenance of existing projects will lead to significant losses in recovery gained.  This would occur mainly through livestock entering exclosure fences that are not maintained.  Without maintenance cattle will enter these exclosures and rapidly destroy riparian vegetation that has been restored over the past 17 years.  Accomplishment of maintenance activities by landowners would be variable.

After seventeen years of intensive efforts by this project a total of 62.2 miles of stream have been treated, benefiting endangered Snake River spring chinook, summer steelhead, residents fishes and wildlife.  However, much work is yet to be done.  With continued funding we anticipate protecting and enhancing an average of 2-5 miles of stream/year in 2002 and beyond, and providing continued protection, maintenance, and monitoring of 42 existing projects.

d. Relationships to other projects

In Eastern Oregon the Grande Ronde Habitat Enhancement project (198402500), the Mainstem, Middle Fork, and North Fork John Day River project (198402100), the Umatilla Habitat Improvement project (19871002) are closely tied.  These are ODFW projects that use similar methods, focusing on watershed health and riparian and instream habitat enhancement within anadromous fish streams as a means of protecting and improving the quantity and quality of salmonid spawning and rearing habitat.  The Grande Ronde, John Day, and Umatilla habitat projects communicate on a frequent basis, and regularly share equipment, funding, technology and personnel.  A few examples include:  the Camas Creek project (North Fork John Day subbasin) was funded under the John Day program, but implemented and maintained by Grande Ronde project personnel due to closer geographic location.  Grande Ronde and John Day personnel assisted the Umatilla project in 1996 with bioengineered treatments, receiving valuable training on use of  “soft” structure applications in the process.  In 2000 the Grande Ronde and Umatilla projects pooled funds to purchase a state of the art GPS Total Station, which has been used on several project designs and has already saved thousands of dollars that otherwise would have been contracted out.

Specifically within the Grande Ronde subbasin there are several FWP funded projects that complement each other.  Examples include:

- ODFW has been working cooperatively with The CTUIR Grande Ronde Basin Watershed Restoration project (199608300), other agencies and private landowners on 5 individual projects:  the McCoy Meadows Restoration Project, the Meadow and McCoy creeks (Cunha) projects, the Longley Meadow project, and the Grande Ronde Mainstem Phase II project.   These are larger, more complex projects, some of them involving relocating stream channels into historic meandering patterns to restore floodplain function, or bridge replacements.  Funds from a variety of sources (see cost sharing in section e) and personnel are being shared, and interagency teams formed to share duties.  We will continue to work closely with the CTUIR to avoid duplication of effort and maximize sharing of resources.  We believe there are opportunities to cooperate in a similar manner with the Nez Perce Tribe (9702500) in the Wallowa River system, but will require replacing project personnel formerly stationed in the ODFW Enterprise district office.

- Individual projects of the Grande Ronde Fish Enhancement project are reviewed by GRMWP Technical Review group (199602601).  The implementation portion of some recent projects has been funded through the GRMWP.  The GRMWP fulfills the larger role of overseeing new watershed assessments, relates watershed issues to local cultures and economies, and funds more general watershed/fisheries projects.  The Grande Ronde Fish Habitat Enhancement project specifically addresses instream fish and riparian habitat issues, and because of ODFW’s well established long term relationships with individual landowners we are often able to work much closer with landowners who shy away from multi-agency groups or “big government”.  We are also able ensure long term commitments are met, conduct more thorough monitoring and maintenance of selected projects, and remain more focused on protecting the highest priority streams.  This project is consistent with the goals identified in the Grande Ronde Model Watershed Operations - Action Plan (GRMWP 1994).  We believe the two projects complement each other very well, although securing implementation dollars through the GRMWP has been problematic.

- In 2000 we began working closely with the Securing Wildlife Mitigation Sites – Oregon, Ladd Marsh WMA Additions project (20114).  New properties were secured and planning of the Tule Lake Restoration project is underway.  The project includes relocating 1.7 miles Ladd Creek that presently runs through irrigation ditches back into approximately 2.2 miles of natural channel that will function similar to the historic Tule Lake.  We will assist with design of the new stream (i.e. channel dimensions, pattern and profiles).

- The Spring Chinook Salmon Early Life History project (199202604) helps identify critical habitat locations and specific spawning, rearing, and overwinter requirements of spring chinook salmon.  The project was expanded to include life history of summer steelhead as well.  The results of that work aid this project by providing data that is useful in prescribing treatments in a given stream reach, and connects research efforts to on the ground projects.  For example, one of the outcomes of this research was identifying that chinook parr were more abundant in pool habitats in both summer and winter, and that a large percentage of juvenile chinook leave upper rearing areas in Catherine Creek and overwinter habitat in the lower reaches of the Grande Ronde River and Catherine Creek in the Grande Ronde valley (Keefe et al. 1999).  Equipment is occasionally shared between these projects as well.

- In 2000 the Research and Evaluate Restoration of Northeast Oregon Streams project (200005100) was initiated by Oregon State University and University of Oregon.  We helped research crews identify and gain permission to conduct work on fenced, unfenced and structured reaches on private lands.  Comparisons will be made on riparian vegetation composition, fisheries and geomorphology, and the results are design to confirm or reject hypotheses associated with patterns of riparian/stream recovery following implementation of restoration projects.  We also continue to work closely with Oregon State University staff who are monitoring summer fish use of sold seeps (Ebersole), and Pacific Northwest Research Station staff monitoring outmigration of smolts in project streams (Moyer).

- The Oregon Screens project (199306600) sponsored by ODFW installs fish screens to protect migrating salmonids within the Grande Ronde and other basins.  This project occasionally shares personnel and equipment with the fish screens project, and information is frequently exchanged on specific areas of where to focus work, and locations of willing landowners.

The ODFW Fish Restoration and Enhancement Program has funded several riparian and instream enhancement cooperative projects in the region, focusing on resident as well as anadromous native fishes.  The R&E program utilizes many of the techniques (i.e. leases, cooperative agreements, fence specifications, etc.) we have developed over the years from this project, and occasionally shares facilities and equipment to accomplish similar goals.

The U. S. Army Corps of Engineers “Modification of Corps Projects for the Benefit of the Environment” program under Section 1135 Authority is working on projects within the basin to restore or improve riparian and floodplain functions for the benefit of fish and wildlife.  Personnel from this project have been actively involved with the design and implementation of these Corps projects.  For example, we recently reviewed the revegetation requirements of the construction work that will be done in the town of La Grande.  In addition, the USACE and the Oregon Division of State Lands (ODSL) enforce the fill/removal laws in the waters of the state; project personnel must be knowledgeable of these regulations and fill out necessary permits to complete projects involving instream work. The Environmental Protection Agency and Oregon Department of Environmental Quality also contribute funding from various sources that address state or federal water quality standards in this basin and have implemented the Upper Grande Ronde Subbasin TMDL’s and Water Quality Management Plan.

On several individual projects we also work closely with Soil & Water Conservation Districts, the Natural Resource Conservation Service, Oregon Department of Forestry, Oregon Department of Transportation, and other organizations or groups.

On a broader but less frequent scale, there are several agencies or program this project collaborates with.  In addition to the projects listed above, the USDA Forest Service, Wallowa-Whitman National Forest, along with the Bureau of Land Management, Baker District have many non-FWP funded habitat policies and programs (such as PACFISH), or have conducted watershed assessments on federal lands within the basin.

e. Project history (for ongoing projects)

The Grande Ronde Basin Fish Habitat Enhancement Project (Project No. 198402500) was initiated in 1984 and is comprised of numerous smaller projects located in high priority tributaries throughout the Grande Ronde Basin.  Individual projects are all on private lands, and have been implemented only in cases where long term riparian lease or cooperative agreements were signed with landowners.  For many years the Oregon Department of Fish and Wildlife was the primary agency implementing these projects on private lands because of its local fisheries expertise, and the ability to provide long-term maintenance and monitoring.  Many of the federal programs did not (and still do not) provide incentives to landowners who own habitat that already is in good condition (i.e. the riparian zone exceeds a minimum number of stems/acre).  This program provides equal assistance to landowners who own good habitat or degraded habitat, and ensures that habitat remains in good condition throughout the terms of the lease.  Individual projects were originally selected and prioritized based on the “Summary Report:  Salmon and Steelhead Habitat Improvement Initiatives” by the CTUIR and other agencies, which identified 273 miles of degraded habitat (CTUIR, 1983).  In 1996 potential new project areas, by drainage area, were re-prioritized based on several factors, including: 1) review of work completed in the basin; 2) review of more recent watershed assessments such as those produced through funding from the Grande Ronde Model Watershed Program (Huntington, 1993; EDT 1997) or local watershed groups (Wallowa County-Nez Perce Tribe, 1993); 3) input from local Fisheries Biologists.  Beginning in 1997, in cases where landowners were willing, more emphasis was placed on multi-agency cooperative projects whereby the expertise and resources of two or more agencies were combined, particularly on larger, more expensive projects (see Section e, Cost Sharing below).

Past Costs and Cost Sharing: This project has been in existence since 1984 (17 years).  Project budgets have averaged $290,000 and ranged from a high of $474,000 in 1992, to a low of $160,000 in 1996, which was the only year in which no new implementation occurred.  Prior to 1994 the program was 100% funded by BPA.  Since then, this project has supplemented program funds with approximately 40% outside funds.  These additional funding sources include:

Project Participant/Funding Source			Financial Participation

Oregon Watershed Enhancement Board 			$238,265

Grande Ronde Model Watershed Program		$349,865

Federal Emergency Management Act 			$162,000

Confederated Tribes of the Umatilla Indian Reservation	$172,205

ODFW Fish Restoration & Enhancement 		$39,000

Oregon Department of Forestry 				$10,360

Oregon Department of Transportation 			$14,000

Oregon State Parks					$19,135

Natural Resource Conservation Service 			$118,075

Union County Public Works				$20,000

Ducks Unlimited					$10,000

U.S. Fish & Wildlife Service 				$30,000

OSU Extension/Hall Ranch				$31,044

Private landowner funds					$178,450

TOTALS:						$1,256,269

Many of the project participants above were responsible for securing additional funding.  Funding of an estimated $457,000 per year is the projected level to continue full implementation, operations and maintenance (O&M) and monitoring and evaluation (M&E) of this project.

Major Results Achieved: Project achievements to date include signed lease or cooperative agreements with 42 different landowners, which protects 59.9 miles of streams and 1,884 acres of riparian habitat in the Grande Ronde subbasin (Table 2).  An additional 2.8 miles of stream and 27.3 acres are protected in the Camas Creek drainage, and is coordinated with the John Day Basin Fish Habitat Enhancement Project (Project No. 198402100).  One hundred six miles of riparian fence have been constructed and maintained, along with 141 livestock water gaps, and 32 off-site water developments that encourage utilization of upland forage by cattle and reduce stream habitat degradation.  Natural re-establishment of riparian vegetation and improved connectivity of the channel to the floodplain has occurred in all of these projects.

We have assessed each existing project based on their progress toward meeting our riparian restoration objective.  This assessment is based on monitoring results and professional judgment of the project leader.  We have defined riparian restoration objective as restoring riparian vegetation species diversity and community structure so the positive interaction of the stream, riparian zone and floodplain perpetuate and maintain normative ecological and physical processes.  Specifically, we looked at evidence indicating increases in riparian vegetation density, canopy, and overhanging vegetation, improved bank stability, narrowing and deepening of stream channels, increases in pool quality or quantity, reduced water temperatures, reduced channel incisement and increased floodplain connectivity.  The following categories were used for classifying projects: met objective, improvement towards objective, static, or degrading.  Of the 42 existing projects, two have met the objective, 35 are improving, one is static, none are degrading and four are new projects.  We believe this validates our approach and documents that significant riparian habitat recovery is taking place.  Examples of improving stream segments are shown in Figures 1-4.

Figure 1.  Elk Creek, Photopoint #2, 1987.   Shortly after riparian fencing was installed.  Pre-project conditions showed unstable stream banks, and a wide shallow channel, poor instream habitat complexity, and very little shade or overhanging vegetation.

Figure 2.  Elk Creek, Photopoint #2, 2000.  After 13 years this project is now meeting our riparian restoration objectives, using a combination of passive and active techniques.

Figure 3.  Beaver Creek, Photopoint #8, 1993.  Pre-project photograph.

Figure 4.  Beaver Creek, Photopoint #8, 1999.  This site is showing improvement after only 6 years of rest from grazing, using only passive restoration.

Approximately 2,914 site-specific instream habitat or fish passage improvement structures have been installed to address factors limiting salmonid production.  Instream structures include simple structures such as single boulders or pieces of large wood to increase habitat diversity.  More complicated methods include bioengineered structures or engineered log jams (Figure 5) which are designed to address specific limiting factors (sedimentation, lack of large complex pools).  Plantings include 97,422 riparian trees and shrubs planted in severely degraded areas, or used in bioengineered structures where recovery of native vegetation has not occurred at an acceptable rate.  Stream channel form, function and reconnection to former floodplains have been restored on one project (Figure 6) and are in progress on two other sites (lower McCoy Creek and Milk Creek) where passive approaches would have failed to produce results in the desired timeframe.

Figure 5.  Meadow Creek, 2000.  Installation of engineered log jams (ELJ’s) such as this one help increase the volume and complexity of existing pools.  Site locations are evaluated for specific limiting factors before construction, and are monitored annually.

The Grande Ronde Habitat Enhancement project has benefited wild Snake River spring/summer chinook and summer steelhead, bull trout and other resident fishes and wildlife by providing increased habitat diversity, streamside shading, instream cover, and canopy.   Since initiation of the project, floodplain function and channel morphology and complexity have improved.  Bank erosion and sedimentation have been significantly reduced, and the occurrence of fill/removal law violations by landowners applying quick fixes (rip rap, car bodies, etc.) following flood events has been significantly curtailed.

Of the 42 project leases originally signed, 5 have expired or will expire within the year.  Four of the five landowners have demonstrated a willingness to maintain project benefits either by resigning the lease agreements or by maintaining the project themselves.  One additional landowner resigned and lengthened the lease term prior to the expiration date, and also widened the riparian corridor fences out to the hillslopes.  Two other projects were sold to new landowners, and in both cases the new owners were willing to continue the lease option.  It is uncertain at this time what other landowner will do in the future, but the results so far are encouraging.

Figure 6.  Upper McCoy Creek, July 1997.  ODFW installed fencing in 1988, but despite rest from grazing for 9 years, the channelized reach showed only slow progress toward reaching our restoration goals.  Our interagency team led by the CTUIR implemented a more aggressive approach using some of the natural channel design concepts mentioned earlier.

| TABLE 2. Summary of Projects Completed or in progress by the ODFW/BPA Grande Ronde Basin Fish Habitat Enhancement Project, 1985 – 2000. |
| --- |
| UPPER GRANDE RONDE: | GRMWP | Year | Stream | Acres | Fence | Spring |
| Stream | Landowner | Project # | Built | Miles | Protected | Miles | Devel. |
| Beaver Creek | Clark/Crown Pacific | 1095,1120 | 1993-94 | 6.0 | 243.6 | 11.5 | 0 |
| Coon Ck. Tributary | Warren* | 1440 | 1998 | 0.25 | 2.1 | 0.5 | 0 |
| Dobbin Creek | Rynearson* | 1508 | 1999 | 0.4 | 4.4 | 0.4 | 0 |
| Eaton Creek | Sunderman* | 1515 | 1999 | 0.5 | 160 | 0.5 | 0 |
| Fir Creek | Wyland* | 1528 | 1997 | 0.4 | 3.0 | 0.8 | 0 |
| Fly Cr. | Smith | 1123 | 1987 | 1.2 | 14.8 | 1.7 | 0 |
| Grande Ronde R. | Smidtt* | 1516 | 1999 | 0.5 | 6.0 | 0.2 | 0 |
| Little Cr. | Kerr* | 1365 | 1998 | 0.25 | 5.0 | 0.4 | 0 |
| McCoy & McIntyre | Misener/Tipperman | 1117 | 1988 | 1.9 | 231.9 | 3.35 | 3 |
| Meadow Cr. | Alta Cunha Ranches | 1406 | 1998-99 | 1.8 | 149.8 | 3.5 | 0 |
| Meadow Cr. | B.M.C.B.A. | 1114 | 1990 | 0.4 | 6.6 | 1.1 | 0 |
| Meadow Cr. | Habberstad | 1550 | 2000 | 1.1 | 0.0 | 0.0 | 0 |
| Meadow Cr. | Misener/Tipperman | 1115 | 1988 | 2.7 | 256.5 | 5.3 | 3 |
| Meadow Cr. | Waite | 1116 | 1989 | 1.2 | 19.7 | 2.6 | 1 |
| Milk Creek | Hall Ranch* | 1558 | 2000 | 0.23 | 0.0 | 0.0 | 0 |
| Sheep Cr. | BLM | 1112 | 1988 | 0.7 | 12.8 | 0.8 | 0 |
| Sheep Cr. | Vey | 1113 | 1987-88 | 4.3 | 54.7 | 6.0 | 4 |
| U.G.R. River | Bowman/Hoeft | 1118 | 1991 | 1.5 | 37.8 | 3.2 | 1 |
| U.G.R. River | Crown Pacific | 1321 | 1997 | 5.2 | 179.7 | 5.1 | 2 |
| U.G.R. River | Delve | 1119 | 1991 | 0.5 | 7.0 | 0.9 | 2 |
| Whiskey Cr. | Courtney | 1121 | 1991-92 | 3.3 | 35.0 | 5.6 | 3 |
| Whiskey Cr. | Hampton | 1122 | 1990-91 | 1.5 | 15.2 | 3.0 | 0 |
|  |  |  | Subtotals: | 35.8 | 1,445.6 | 56.5 | 19 |
| JOSEPH CREEK SUBBASIN: |  |  |  |  |  |  |
| Butte Cr. | McDaniel | 1128 | 1990-91 | 2.7 | 29.7 | 5.3 | 1 |
| Chesnimnus Cr. | McDaniel | 1130 | 1992 | 3.8 | 130.1 | 8.1 | 0 |
| Chesnimnus Cr. | Yost | 1133 | 1986-87 | 3.0 | 41.8 | 5.6 | 0 |
| Crow Cr. | Buhler/Buckhorn Rchs | 1125 | 1989 | 0.8 | 7.4 | 1.5 | 0 |
| Crow Cr. | Fleshman | 1126 | 1988 | 1.2 | 10.5 | 2.4 | 2 |
| Elk Cr. | Birkmaier (expired) | 1134 | 1986 | 0.6 | 7.7 | 1.4 | 0 |
| Pine Cr. | McDaniel | 1131 | 1991 | 1.5 | 43.5 | 3.2 | 0 |
| Salmon Cr. | McClaran | 1127 | 1989 | 0.7 | 7.0 | 1.4 | 0 |
| Salmon Cr. | McDaniel | 1129 | 1990 | 1.6 | 45.5 | 3.2 | 0 |
| Swamp Cr. | Boise Cascade | 1124 | 1987 | 2.6 | 48.6 | 5.0 | 5 |
| Swamp Cr. | Olsen (expired) | 1132 | 1985 | 2.4 | 16.2 | 4.4 | 0 |
|  |  |  | Subtotals: | 20.9 | 388.0 | 41.5 | 8 |
| WALLOWA SUBBASIN: |  | Year | Stream | Acres | Fence | Spring |
| Stream | Landowner |  | Built | Miles | Protected | Miles | Devel. |
| Hurricane Cr. | Irby | 1443 | 1998 | 0.7 | 20.3 | 0.6 | 0 |
| Hurricane & tribs. | Jones | 1337 | 1997 | 0.8 | 9.0 | 1.3 | 2 |
| Wallowa River | Burrows* | 1442 | 1998 | 0.06 | 0.3 | 0.06 | 0 |
| Wallowa River | Cox | 1442 | 1998 | 0.4 | 4.7 | 0.4 | 0 |
| Wallowa River | Johnson | 1442 | 1998 | 0.1 | 1.3 | 0.1 | 1 |
| Wallowa River | McCrae | 1442 | 1998 | 0.2 | 2.8 | 0.2 | 0 |
| Wallowa River | Wiseman | 1441 | 1998 | 0.7 | 8.1 | 0.7 | 2 |
| Whiskey Cr. | Cox | 1517 | 1999 | 0.2 | 3.6 | 0.4 | 0 |
|  |  | Subtotals: | 3.2 | 50.1 | 3.8 | 5 |
| NORTH FORK JOHN DAY: |  |  |  |  |  |  |
| Camas Creek | Pendleton Ranches | N/A | 1995 | 2.3 | 27.3 | 4.1 | 0 |
|  | GRAND | TOTALS: |  | 62.2 | 1,911.0 | 105.9 | 32 |

* Indicates a 10-15 year cooperative agreement, landowner does project maintenance.

Monitoring and Evaluation:  A criticism of this program in the past has been inadequate levels of monitoring. We contend that research-quality monitoring should be the responsibilities of research projects such as those listed in the “Relationships to other projects” section.  It should be noted that in the history of this project, funding to carry out a full-scale evaluation of all projects has never been provided.  But we also agree that upgrading our monitoring and evaluation is needed, thus we have included increases in project funds to conduct additional monitoring.  Standard monitoring techniques that have occurred are listed below, with a brief summary of results.  More detailed results have been included in past quarterly and annual reports to BPA.  These are followed by new monitoring strategies we have added to strengthen this portion of the project.  It should also be noted this additional monitoring is now frequently required by the regulating agencies (NMFS, USACE and USFW) to conduct work in ESA habitat:

- Stream Temperatures: Twelve permanent thermographs have been installed at the upper and lower ends of 6 project streams to measure long term changes in stream temperatures that may result from changes in habitat.  These thermographs record water, and in some cases air temperatures on an hourly basis, 24 hours/day, year around.  Some of these have been in place since 1988 and represent the best long-term data available in the basin.   Other thermographs have been deployed in specific stream reaches to record summer temperatures only.  This data helps us identify areas and the times of year when extreme temperatures (both summer or winter) may limit salmonid production.

Summary of results:  Reductions in reach level stream temperatures are highly variable, and may take decades to achieve in some cases.  Stream temperatures have been reduced in two streams (McGowan and Powell, 1997; Whitney 2000) but remain static or elevated in the remaining four streams.  Two examples representative of both conditions are provided below:

Figure 7.  Evidence of reduced stream temperatures in a small tributary over a 2.3-mile reach.

Figure 8.  Water temperatures remain warmer 4.3 miles downstream in this medium sized stream.

- Habitat Monitoring Transects: These transect studies measure specific physical and biological characteristics (i.e. channel substrate, channel width, bank height, flow features, ground cover type, stream shading, etc.) in selected study areas.  They are designed to measure long term changes in the riparian vegetation and stream channel morphology, and help determine expected rates of recovery on other streams.  One hundred forty habitat monitoring transects on four streams have been established within the project area.  Following establishment of these transects and the initial data collection, measurements have been retaken at 3 to 5 year intervals.

Summary of results:  Data have been repeated on 4 streams, but a complete analysis and summary has not been done due to time/funding constraints.  Preliminary results indicate that after 12 years in Chesnimnus and Elk creeks recovery is progressing well.  In an incised channel (McCoy Creek) restoration occurs at a very slow rate.  At high elevation sites (Sheep Creek) recovery of shrubs is very slow, but channel morphology characteristics such as narrowing and deepening of the channel has occurred.  More complete analysis of data will be conducted only if adequate funding becomes available. Solar pathfinder data has been summarized as follows:

BTU’s/Ft2/year			     Total

STREAM		1988	     1994	        1997         2000	     %Decrease

Chesnimnus Creek	425,438	    400,669			     5.8%

Elk Creek		378,231	    344,810   350,869	                  7.2%

McCoy Creek		457,262	    441,612   414,764     		     9.3%

Sheep Creek		452,360	    447,313	            447,938      1.0%

Note:  A total of 458,222 BTU’s/ft2/day is possible in a completely unshaded stream.

- Photopoints:  Due to the large number of individual sites we have treated (42), the easiest and least costly way to monitor projects is through photographic documentation.  Figures 1-4 are typical examples of this type on monitoring.  Photopoints show qualitative changes in riparian vegetation (such as increased canopy and shading, improved bank stability, etc.), and changes in stream channel morphology (such as narrowing and deepening of the channel).  They also help document success or failure of specific instream structures or plantings.  Several photopoints are established on each individual project prior to implementation.  Pictures are then retaken from most of these sites at 1-2 year intervals.  In the Grande Ronde Basin two hundred and eighty nine (289) photopoints have been established on 42 individual projects.

Summary of results:  Approximately 80% of our projects are showing improvements toward or have met the riparian restoration objective (Objective 1).  We are in the process of writing a photopoint monitoring summary document illustrating typical before/after conditions at each of the 42 projects.  This document will be expanded/updated as restoration continues.  “Before/After” photographs and slides are excellent for presentations and as educational tools, and they are provided to the respective landowners to demonstrate project benefits that have occurred over the years.

- Biological Surveys: On selected streams, salmon or steelhead spawning ground counts, fish population estimates, and measurements of growth rates of woody species have been collected (livestock only versus total herbivore exclusion).  The data collected helps verify whether improvements in habitat result in corresponding increases in fish and wildlife populations.

Summary of results:  Redd counts of summer steelhead on Whiskey Creek have shown an upward trend over the last 8 years (Figure 9), while densities of juvenile steelhead in McCoy Creek have been variable (Figure 10).  We believe that trend data such as this should not be the sole basis upon which restoration efforts are judged.  Bisson et al. (2000) cautions that population variance may exceed 50% on fish studies such as this; when dealing with anadromous species there are too many variables (both global and local) such as climate, ocean conditions, water temperatures, and seasonal use of habitat that influence populations of fish in a given region, stream, or stream segment.

Figure 9.  Summer steelhead redd counts in Whiskey and Little Whiskey creeks.

Figure 10.  Fish Population estimates and densities at fixed stations in McCoy Creek.  Estimates are calculated based on Seber-LeCren (1967), Moran and Zippen (1956) sampling methods.

Additional monitoring for 2002 and beyond—The following new monitoring will be conducted in order to better assess progress toward project goals (some of these are already being conducted):

- Rosgen Levels 1-4 Assessments of Stream Conditions:  Pre and Post project surveys will be conducted in selected streams where more aggressive restoration techniques are used.  Surveys include classifying a stream based on quantitative data including a longitudinal profile, cross sections, pebble counts, and calculations of channel dimensions (bankfull width, depth, area), and patterns (sinuosity, meander lengths, radius of curvature).  Depending on the level needed, work may also include installing bank or toe pins to monitoring channel aggradation or degradation, a bank erodibility hazard index (BEHI), modified Pfankuch stability rating or other hydraulic analysis.

- Streambank Stability, Undercut Banks And Overhanging Vegetation:  These surveys have been conducted prior to project implementation on several streams, based on EPA protocol (Bauer and Burton 1993).  We have found the method is highly repeatable, will cover large segments of streams in a reasonable amount of time, and is quantifiable.  Banks are classified into 4 groups based on stability (Covered & Stable, Covered & Unstable, Uncovered & Stable, Uncovered & Unstable) and total feet measured.  Total length of undercut banks and overhanging vegetation is also measured and all categories are calculated as a percentage of the total length measured.

- Inventories of Large Wood and Pools:  These surveys are easily combined with the streambank survey above.  Large wood and pools are measured using ODFW Aquatic Inventory protocol (ODFW 1992) and are frequently singled out as limiting factors that should be quantified in pre-project assessment of streams.

- Photopoints of Instream Structures and Channel Alterations:  These are being conducted to monitoring structure stability and assess if structures are functioning as intended.  They are frequently required by the regulating agencies.  This may include repeat aerial photography.

Other information that is available and is frequently used by this program include: index spawning ground counts conducted by other ODFW staff throughout the basin; physical stream habitat surveys (ODFW Aquatic Inventories) that help identify limiting factors; use of BPA aerial photographs; and the results of research information on salmonid life histories produced by other projects.  This information is available from respective ODFW fish districts, research groups, and other agencies or programs.

Adaptive Management Implications: From the onset of this program we have aggressively initiated projects under the assumption that enhancing instream and riparian habitat conditions will result in improved water quality and quantity, and lead to an increase in carrying capacity of salmonids within the basin.  In addition, modification/removal of fish passage barriers would allow adult and juvenile salmonids better access to preferred habitat at critical times of the year and during critical life stages within the species lifecycle.  A few examples of knowledge gained over the years that influence our approach to stream restoration are:

- Upon initiation of the project in 1984 a variety of riparian enhancement strategies were considered.  These included less restrictive lease terms, intensive pasture management, or intensive planting and/or use of instream structures.  These techniques have been used by others but are often ineffective, or take much longer to produce recovery.   Some agencies such as the Army Corps and NRCS typically require no monitoring of projects they fund or permit (NMFS, 1997).  The 1994 FWP calls for recovery of streams within 5 years, if possible (NPPC, 1994).  Based on our combined experience over the last seventeen years (including Project No’s. 198402100 and 198710002) it seems clear that on many Eastern Oregon streams riparian corridor fences, along with some limited planting or instream work will achieve the quickest recovery in a cost effective manner.  In many cases this strategy fits best with the management most commonly used by cattle operators (Chaney et al., 1992).  Since the targeted stocks have reached critically low populations, using the most rapid method of recovery with a moderate level of maintenance and monitoring is essential.

- Our experience has also shown that different streams have different rates of recovery; many factors such as stream order, land use constraints, geology, elevation, topography, soil profile, hydrograph, climate, condition of the upper watershed, and past management influence how quickly streams respond to a given treatment.  These factors influence potential for success and are considered prior to implementing a new project.  High elevation sites typically require much longer recovery periods than lower elevation areas because of extreme climate changes and shorter growing seasons, and we have learned that intensive planting or bioengineering may not be successful in those situations.  In nearly all cases there are no quick fixes to stream recovery.

- The use of active remediation techniques such as planting or use of instream structures alone at improving habitat is variable, and in order to be successful they must be installed to address specific limiting factors and need to be placed in relatively “stable” stream environments.  In planning habitat improvement projects we have focused primarily on achieving proper floodplain function and establishing natural succession of riparian plant communities.  Plantings and instream structures are installed on a case-by-case basis where they address specific limiting factors, or may be used in dysfunctional systems where proper floodplain function cannot be achieved  (i.e. channelized streams, streams next to roads or residences, etc.).  We believe that in most situations using riparian fencing alone, or combined with judicious use of planting and/or bioengineering techniques using native materials, we can achieve better results than using traditional “hard” structure techniques such as rip rap, weirs, rock jetties, or barbs which are still commonly used today.

- Due to pressure by landowners who were unwilling to give up large blocks of land, relatively narrow (compared to the flood prone area) riparian corridors were fenced off, and hard structure approaches to achieving stable streambanks were implemented on some of our projects in the late 1980’s and early 1990’s.  In 1996-97, exacerbated by back-to-back 20+ year flood recurrence intervals, many projects were in need of significant repairs.  However, the knowledge we have gained from this experience has led to changes in our approach to better meet project objectives and reduce maintenance costs.  Landowners are more willing to provide adequate buffers (ex: the riparian fence installed in 1999on the Meadow Creek/Cunha project averages 600 ft. in width), and with additional incentive programs such as the NRCS Conservation Reserve Enhancement Program and Wetland Reserve Program, more options are available to implement effective protection and restoration.  In addition, we have initiated watershed/stream assessments based on Rosgen (1996), which provide quantitative techniques to analyze existing conditions such as bank erosion, and predict changes in channel form and function.

- We have used a wide variety of bioengineering and planting techniques since the program was initiated in 1984.  For example, local and distant plant stocks, native and exotic plants, cuttings and rooted stocks, and use of root hormones have all been tried.   Bioengineering and riparian planting success is largely dependent on donor plant selection and/or brood source.  Our experience has shown that local indigenous stocks are most likely to succeed.  Success is also increased when individual plants are placed in areas where these species occur naturally; therefore, site selection is critical.  Installation techniques must be adapted when planting adjacent to incised channels to insure the cuttings have sufficient moisture available during the driest part of the year.  In addition, we have learned timing of installation, irrigation of the treatment sites, weed control, and plant protection from animals for the first year or two after implementation will increase a project’s chance for success.

- As originally designed, riparian fences were thought to be relatively “maintenance free”.  Our experience has shown that a successful program is dependent on a project design that includes a consideration of geomorphology and hydrology of the stream (i.e. place the fence outside of the flood prone area), and a modest yet continuous level of maintenance.  Both are vital to the overall success of the program.  When making selections of individual projects, willingness of a landowner to fence greater distances away from flood prone areas weighs heavily in our decision of whether or not to implement a project.  Wide buffers will provide the stream a better opportunity to establish normative ecological and physical processes.

- Coupled with the need to remove livestock from impacted riparian zones is the need to continue to provide water for livestock.  Initially this project used a combination of water gaps and offsite developments to provide livestock with limited access to the stream for water.  However, water gaps have proven to be very maintenance intensive, and the cause of nick points for streambank and channel bed erosion.  To alleviate these problems, this project now focuses even more on providing off-channel watering sites as much as possible.  In addition to traditional techniques for developing springs or pumping water from streams, we have pioneered the use of solar pumps and tapping into shallow groundwater sources in our area.  This was first tried in the John Day subbasin (Project No. 8402100). We have implemented this technique on several projects since then, and instructed other landowners outside of our program.

- Modification/removal of fish passage barriers allows adult and juvenile salmonids better “unimpeded” access to preferred habitat at critical times of the year and during critical life stages for the organism.  Our observations of fish movements over the years indicate that in addition to being able to pass adults during spawning, upstream movement of juveniles during the hot summer months is crucial to survival in streams that exceed lethal levels.

Reporting:  Results such as those listed above are reported regularly in quarterly, annual, or special reports and distributed to respective ODFW districts, BPA and other interested parties.  Annual reports are available to the public on the BPA website.

f. Proposal objectives, tasks and methods

The overall goal of the Grande Ronde Basin Fish Habitat Enhancement Project is to increase natural production of wild anadromous salmonid populations by addressing the causes of habitat degradation.  Habitat objectives include reduced sediment loading, improved water quality and quantity, protection of riparian and floodplain habitat and instream habitat diversity, restore proper stream functions and connectivity, and improve access to preferred/historical habitat.  This project intends to: plan and implement a limited number of new projects each year; continue to maintain long-term investments on existing projects; continue to monitor and evaluate these projects to determine their effectiveness; coordinate efforts and utilize a watershed approach to restoration in the basin; and administer the project to insure maximum program benefits.  Specific objectives and tasks associated with this work are identified as follows:

Objective 1: Restore riparian vegetation species diversity and community structure so the positive interaction of the stream, riparian zone and floodplain perpetuate and maintain normative ecological and physical processes.

Task 1a: Work cooperatively with private landowners to procure long-term riparian lease agreements on Jordan Creek, Rock Creek, Bear Creek and the Wallowa River, or other streams as opportunities arise, that protect habitat in high priority areas.

Task 1b: Identify work areas, plan work, layout and mark specific sites where riparian fencing, offsite water developments and plantings will be implemented.

Task 1c: Conduct onsite preparation activities on 4 projects (surveying, stakeout, etc.), prepare contracts, and obtain any permits needed to gain access and complete onsite work.

Task 1d: Conduct NEPA analysis of planned activities.

Task 1e: Construct 5.1 miles of livestock exclosure fences and associated stream crossings on streams impacted by grazing including: 2.1 miles of the Wallowa River, and 3 miles of Jordan Creek.

Task 1f: Construct 4 off-site spring developments to encourage livestock utilization of uplands and divert grazing pressure away from the streams and riparian areas.

Objective 2: Improve instream habitat diversity and streambank stability by constructing bioengineering treatments, instream structures and placing large wood.

Task 2a: Conduct on-site assessments of streams to identify work areas and plan work.  Lay out and mark specific sites where bank stabilization and instream structures will be implemented.

Task 2b: Conduct NEPA analysis and write biological assessments of planned activities.

Task 2c: Develop construction schedules, engineer project specifications, advertise for construction bids, select contractors and obtain permits for these types of implementation activities.

Task 2d: Purchase construction materials and supplies necessary to construct site-specific instream structures.

Task 2e: Construct instream fish habitat and streambank stabilization structures determined during prework assessment on Jordan Creek, Bear Creek and the Wallowa River.

Objective 3: Use natural channel design/implementation techniques and aggressive revegetation to create naturally stable channels along stream reaches that have been destabilized by reach specific and watershed-wide impacts.

Task 3a: Conduct reach assessments and develop designs for FY2002/3 projects.

Task 3b:  Conduct NEPA analysis and write biological assessments of planned activities.

Task 3c: Develop construction schedules, engineer project specifications, advertise for construction bids, select contractors and obtain permits for implementation activities.

Task 3d: Purchase construction materials and supplies necessary to construct planned habitat improvements using natural channel design concepts.

Task 3e: Conduct topographic survey and mapping.  Layout and mark specific work sites.

Task 3f: Implement techniques to create naturally stable channel forms on 2.2 miles of Ladd Creek and 1.8 miles of Bear Creek.

Task 3g:  Collect “reference reach” data (per Rosgen 1996) from streams along the east slopes of the Blue Mountains and other areas of similar hydro-physiographic characteristics to support the development of natural channel design projects.

Task 3h:  Collect stream cross-section data (per Rosgen 1996) at gauge sites along the east slopes of the Blue Mountains and other areas of similar hydro-physiographic characteristics.  Develop relationships of drainage area to hydraulic geometry and drainage area to bankfull discharge to support the development of natural channel design projects.

Objective 4: Insure maximum program benefits within leased areas by conducting operations and maintenance activities on all existing riparian exclosure fences, plantings and instream structures.  These activities are conducted year around.

Task 4a: Inspect and maintain 106 miles of riparian fence, which currently protects 62.2 miles of stream and 1,911 acres of riparian habitat.  This includes 141 livestock watering gaps and 31 off-site spring developments.

Task 4b: Inspect all leased areas for revegetation success. Plant native trees and shrubs (such as willow & cottonwood cuttings, conifers) where needed to reduce bank erosion, and to improve degraded overstory & understory components of riparian plant communities.

Task 4c: Inspect all leased areas for noxious weeds and work with county weed agencies to control listed species on 1,719 acres of leased habitat.

Task 4d: Inspect streambank stability and instream structures in 62.2 miles of stream and perform necessary maintenance on a case-by-case basis.  (Note: it may be determined that some instream structures should not be maintained if they are not achieving desired results).  Cost share these activities using FEMA funds when available.

Task 4e: Coordinate the above O&M activities with 42 landowners to insure project goals and landowner needs are both met, and with minimal disturbance to landowner operations.

Objective 5: Monitor and evaluate Grande Ronde subbasin fish habitat enhancement projects to determine if project goals and objectives are being met.  Prepare reports of the results, and apply adaptive management based the information gathered.

Task 5a: Establish new photopoints and retake 289 photopoint pictures established on 42 individual projects, in 28 streams.  Document changes in vegetation and channel morphology attributable to habitat projects.

Task 5b: Continue year around monitoring of hourly stream temperatures at twelve project sites, on 6 streams.  Annually summarize and analyze the results of data collected from permanent or temporary thermographs.

Task 5c: Retake 70 riparian habitat transects on Sheep and Chesnimnus creeks to assess stream channel and vegetative responses to habitat restoration projects.

Task 5d: Conduct biological surveys (spawning ground counts, fish population estimates) in selected study areas to determine if improvements in habitat result in increases in fish/wildlife populations.

Task 5e: Conduct additional monitoring including:  Rosgen Levels I-IV; streambank stability, undercut banks and overhanging vegetation; inventories of large wood and pools; and additional photographic documentation of instream work sites.

Task 5f: Report the results of all project M&E activities in quarterly, annual and special reports such as Oregon Plan monitoring forms. Distribute to ODFW fish districts, BPA, and other interested parties, and identify adaptive management implications.

Objective 6: Insure maximum communication, education and coordination of habitat enhancement activities by actively pursuing opportunities to work with, educate and learn from personnel involved with other agencies, organizations, and programs.

Task 6a: Work cooperatively with the Grande Ronde Model Watershed Program and other local watershed councils.

Task 6b: Coordinate field activities with other agencies, organizations, and programs to insure maximum technology transfer, program consistency and coordination of habitat enhancement efforts.

Task 6c: Answer correspondence, respond to information needs, and make presentations to other agencies, private organizations, school/youth groups and the news media.

Task 6d: Work cooperatively with private landowners to promote management activities that protect and restore instream and riparian habitat and watersheds on private lands.  Update individual landowners of the progress of their projects using the information gathered in Objective 4 above.

Objective 7:  Provide administrative oversight and secretarial support for project activities.

Task 7a:  Liaison with BPA, Federal, and State agencies that influence successful implementation of on-the-ground projects.

Task 7b:  Maintain habitat program databases records and files.

Task 7c:  Hire, train and supervise the activities of project technicians.

Task 7d: Prepare annual work statements and budgets; write quarterly, annual and other reports.

Task 7e:  Pursue cost share opportunities with other programs and agencies (OWEB, ODFW Fish Restoration & Enhancement, EPA, etc.) and private landowners. Track and administer additional funding.

Methods: In FY 2002 we will continue working cooperatively with landowners to protect riparian and instream habitat on selected streams.  This will be accomplished through lease or conservation easements that restrict human use.

Control of livestock utilization within riparian areas will be done through:

- Fencing riparian areas (where appropriate) to exclude grazing; and

- Developing off-site/channel water sources to encourage livestock to focus their attention away from streams and to eliminate high maintenance water gaps.

Degraded riparian areas will be revegetated (if necessary) by:

- Planting native shrubs and trees.

- Seeding grasses and legumes.

- Controlling noxious weeds.

Stream stability, form and function, and instream habitat diversity will be improved by:

- Creating naturally stable channels where anthropogenic impacts have resulted in unstable channel forms.

- Using bioengineering techniques and aggressive revegetation, where necessary, to restore riparian zone form and function;

- Installing large wood and/or boulders in stream channels to increase habitat diversity;

- Installing other site-specific instream structures or modifications of existing site conditions to address factors limiting salmonid production or floodplain function.

In order to protect program investments, projects will be maintained, monitored and evaluated annually as described earlier, and.:

- Additional maintenance will occur following any catastrophic natural events (e.g. floods, wind storms, ice flows etc.).

- Coordinate will occur frequently with individual landowners and other stakeholders.

A more detailed discussion and rationale for methods are provided in Sections B and E.

g. Facilities and equipment

With the exception of a few capital items that are purchased annually, this project has been fully equipped and operational for many years.  Grande Ronde Fish Habitat Enhancement project personnel have been stationed at the ODFW Northeast Region Office in La Grande, or at the ODFW Enterprise District Office.  Facilities include offices and conference rooms, standard office equipment (phones, fax, copiers, desktop and laptop computers, digital scanner, Internet access, slide projector, video, etc.), and spacious storage areas (both covered & uncovered) for materials and equipment.  Both offices have wood and metal shops accessible to this project.

Three vehicles (pick-ups) are leased by this project from the Oregon State motor pool.  Other vehicles or heavy equipment owned by this BPA/Fish Habitat project includes: a 4-wheel drive tractor equipped with a front end loader, backhoe attachment and post driver; two utility trailers; one ATV trailer; two 6-wheel drive and two 2-wheel drive ATV’s.   Additional equipment such as dump trucks, backhoes, and forklifts are available from the ODFW Region on short notice.

Field equipment owned field by this BPA project includes:

- Specialized fence construction tools- hydraulic post drivers, nicopress crimping tools, wire stretchers, spoolers, chainsaws, etc.

- Instream work tools- tractor with backhoe attachment, rock drills, winches, coir fabric

- Planting tools- augers, stinger attachment, hand tools

- State of the art survey and monitoring equipment- including a Trimble GPS Total Station, laser levels and rods, standard and digital cameras, Unidata thermographs

h. References

| Reference (include web address if available online) | Submitted w/form (y/n) |
| --- | --- |
| Armour, C.L., D.A. Duff, and W. Elmore. 1991. The effects of livestock grazing on riparian and stream ecosystems. Fisheries 16(9):7-11. |  |
| Anderson, J.W., and others. 1992. Upper Grande Ronde River Anadromous Fish Habitat Protection, Restoration, and Monitoring Plan. USFS, PNWFRS, ODFW, CRITFC, CTUIR, NPT, OSU. |  |
| Bauer, S.B., and T.A. Burton. 1993. Monitoring protocols to evaluate water quality effects of grazing management on western rangeland streams. US EPA. |  |
| Beschta, R. L., Platts, W.S., and B. Kauffman. 1991. Field review of fish habitat improvement projects in the Grande Ronde and John Day River basins of eastern Oregon. |  |
| Bilby, R. E., and G. E. Likens. 1980. Importance of organic debris dams in the structure and function of stream ecosystems. Ecology 61(5): 1107-1113. |  |
| Bisson, P.A., B.E. Bilby, M. Bryant, C. Dollof, G. Grette, R. House, M. Murphy, K. Koski, and J. Sedell. 1987. Large woody debirs in forested streams in the pacific Northwest. In Cundy, T; Salo, E., eds. Proceedings of a symposium on streamside management. |  |
| Bisson, P.A., G.H. Reeves, and S.V. Gregory. 2000. Trends in using wood to restore aquatic habitats and fish communities. International Conference on Wood in World Rivers. Oregon State University, October 2000. |  |
| Bjornn, T.C., and D.W. Reiser. 1991. Habitat requirements of salmonids in streams. In W.R. Mehan ed., Influences of Forest and Rangeland Mangement on Salmonid Fishes and Their Habitats. American Fisheries Society Special Publication 19: 83-138. |  |
| CBFWA. 1990. Integrated System Plan for Salmon and Steelhead Production in the Columbia River Basin. |  |
| CBFWA. 1997. Multi-Year Implementation Plan for the Protection, Restoration & Enhancement of Columbia River Basin Fish & Wildlife Resources. |  |
| Chaney, E., W. Elmore, and W.S. Platts. 1993. Managing change: livestock grazing on western riparian areas, US Environmental Protection Agency, 45 pp. |  |
| COE (United States Army Corps of Engineers). 1975. Lower Snake River Fish and Wildlife Compensation Plan. Special report, United States Army Engineer District, Walla Walla, Washington. |  |
| CTUIR. 1983. Summary Report: Salmon and steelhead habitat improvement initiatives--John Day, Umatilla, Grande Ronde and Imnaha drainages. |  |
| CTUIR. 1995. Confederated Tribes of the Umatilla Indian Reservation - Columbia Basin Salmon Policy. |  |
| Cummins, K. W., G. W. Minshall, J. R. Sedell, C. E. Cushing and R. C. Peterson. 1984. Stream ecosystem theory. Verh. Internat. Verein. Limnol. 22: 1818-1827. |  |
| Drake, Douglas, 1999. Multivariate Analysis of Fish and Environmental Factors in the Grande Ronde Basin of Northeast Oregon. Biomonitoring Section, Oregon Department of Environmental Quality, Portland OR. |  |
| Elmore, W., and R. L. Beschta. 1987. Riparian areas: perceptions in management. Rangelands 9(6): 250-265. |  |
| Federal Caucus. 2000. Basinwide Salmon Recovery Strategies. |  |
| GRMWP. 1994. Grande Ronde Model Watershed Operations - Action Plan. |  |
| GRSS. 2001. Grande Ronde Subbasin Summary. |  |
| Keller E.A., and F. J. Swanson. 1979. Effects of large organic material on channel form and fluvial processes. Earth Surface Processes vol. 4: 361-380. |  |
| Henjum, M.G., J.R. Karr, D.L. Bottom, D.A. Perry, J.C. Bednarz, S.G. Wright, S.A. Beckwitt and E. Beckwitt. 1994. Interim Protection for Late-Sucessional Forest, Fisheries, and Watersheds: National Forests East of the Cascade Crest, Oregon, and Washington |  |
| House, R. A. and P. L. Boehne. 1985. Evaluation of instream enhancement structures for salmonid spawning and rearing in a coastal Oregon stream. N. Amer. J. Fish. Mgmt. 5: 283-295. |  |
| Huntington, Charles W. 1993. Stream and Riparian Conditions in the Grande Ronde Basin: A report to the Grande Ronde Model Watershed Board, Clearwater Biostudies, Inc. |  |
| Independent Scientific Group. 1996. Return to the River: Restoration of Salmonid Fishes in the Columbia River Ecosystem. |  |
| Kauffman, J.B. and W.C. Krueger. 1984. Livestock impacts on riparian ecosystems and streamside management implications - a review. Journal of Range Management 37: 430-438. |  |
| Keefe, M., Tranquilli, J.V., Sankovich, P., Van Dyke, E.S., Jonasson, B.C., and Carmichael, R.W. Investigations into the early life history of naturally produced spring chinook salmon in the Grande Ronde River Basin. Annual Progress Report to BPA. |  |
| Leopold, L.B. 1994. A View of the River. Harvard University Press, Cambridge, Mass. 298pp. |  |
| Lichatowich, J.A. and L.E. Mobrand. 1995. Analysis of chinook salmon in the Columbia River from an ecosystem perspective. Mobrand Biometrics. |  |
| Maloney, S.B., A.R. Tiedemann, D.A. Higgins, T.M. Quigley, and D.B. Marx. 1999. Influence of Stream Characteristic and Grazing Intensity on Stream Temperatures in Eastern Oregon. USDA Pacific Northwest Research Station, PNW-GTR-459. |  |
| Maser, C., R.F. Terrent, J.M. Trappe and J.F. Franklin (eds.). 1988. From the Forest to the Sea: A Story of Fallen Trees. USDA Forest Service, PNRS, Portland OR. 153 pp. |  |
| McGowan, V.R. and R.M. Powell. 1997. Grande Ronde Basin Fish Habitat Enhancement Project: 1996 Annual Report to BPA. Oregon Department of Fish and Wildlife, La Grande, OR. |  |
| McGowan, V.R. 1997. McCoy Creek electroshocking surveys. Grande Ronde Basin Fish Habitat Enhancement Project, Special Report to BPA, Oregon Department of Fish and Wildlife, La Grande, OR. |  |
| McIntosh, B.A., J.R. Sedell, J.E. Smith, R.C. Wismar, S.E. Clarke, G.H. Reeves, and L.A. Brown. 1994. Management history of eastside ecosystems: Changes in fish habitat over 50 years, 1935-1992. General Technical Report, PNW-GTR-321, Report. USDA, Forest Service |  |
| Meehan, W. R., and W. S. Platts. 1978. Livestock grazing and the aquatic environment. Journal of Soil and Water Conservation 33:274-278. |  |
| Meehan, W. R., editor. 1991. Influences of forest and rangeland management on salmonids and their habitats. American Fisheries Society, Special Publication 19. Bethesda, Maryland. |  |
| Mobrand, L. and L. Lestelle. 1997. Application of the ecosystem diagnosis and treatment method to the Grande Ronde model watershed project. BPA Task Order Number 95AT61148, P.O. Box 3621, Portland, OR. |  |
| National Research Council. 1991. Restoration of aquatic ecosystems: science, technology and public policy. |  |
| NMFS. 1997. Snake River Salmon Recovery Plan. August 1997 Draft. |  |
| NMFS. 2000. Draft Biological Opinion: Operation of the Federal Columbia River Power System |  |
| Noll, W., Williams, S., and R. Boyce. 1988. Grande Ronde river basin fish habitat improvement implementation plan. Oregon Department of Fish and Wildlife. |  |
| NPPC. 1994. Columbia River Basin Fish and Wildlife Program. Portland, OR. |  |
| NPPC. 2000. Columbia River Basin Fish and Wildlife Program. Portland, OR. |  |
| ODFW, CTUIR, NPT, WDF, WDW. 1990. Grande Ronde River Subbasin Salmon and Steelhead Production Plan. Northwest Power Planning Council. Portland, OR. |  |
| ODFW. 1992. Aquatic inventory of McCoy Creek. Oregon Department of Fish and Wildlife. Corvallis, OR. |  |
| ODFW. 1996. Aquatic inventory of McCoy Creek. Oregon Department of Fish and Wildlife. Corvallis, OR. |  |
| Platts, W. S. 1990. Managing Fisheries and Wildlife on Rangelands Grazed by Livestock. Nevada Department of Fish and Wildlife. |  |
| Platts, W. S. 1991. Livestock grazing. In W.R. Meehan ed., Influences of Forest and Rangeland Management on Salmonid Fishes and Their Habitats. American Fisheries Society |  |
| Reeves, G.H., J. D. Hall, T. D. Roelofs, T. L. Hickman, and C. O. Baker. 1991. Rehabilitating and modifying stream habitats. In W.R. Meehan ed., Influences of Forest and Rangeland Management on Salmonid Fishes and Their Habitats. American Fisheries Society |  |
| Reeves, G. H., D. B. Hohler, B. E. Hansen, F. H. Everest, J.R. Sedell, T. L. Hickman, and D. Shively. 1996. Fish habitat restoration in the Pacific Northwest: Fish Creek of Oregon. Pages 335-358 in J. E. Williams, C. A. Wood, and M. P. Dombeck |  |
| Roper, B. R., D. Konnof, D. Heller and K. Wieman. 1998. Durability of pacific northwest instream structures following floods. North Amer. J. Fish. Mgmt. 18:686-693. |  |
| Rosgen, D.L. 1988. Conversion of a braided river pattern to meandering: a landmark restoration project. Presented at the California Riparian Systems Conference, September 22-24, Davis, CA |  |
| Rosgen, D.L. 1993. River restoration using natural stability concepts. Presented at A National Conference on Watershed Management. Alexandria, VA. |  |
| Rosgen, D.L. 1994. “A classification of natural rivers”. Catena 22: (169-199). |  |
| Rosgen, D.L, 1996 Applied river morphology. Wildland Hydrology, Pagosa Springs, Colorado. |  |
| Rosgen, D.L. 1997. A geomorphological approach to restoration of incised rivers. In Proceedings of the conference on management of landscapes disturbed by channel incision. S.S.Y. Wang, E.J. Langendoen and F.D. Shields, Jr. eds. |  |
| Rosgen, D.L. 1998. The reference reach – a blueprint for natural channel design. Presented at the ASCE, Denver, Co. |  |
| Sedell, J.R., P.A. Bisson, F. J. Swanson, and S.V. Gregory. 1988. What we know about large trees that fall into streams and rivers. U.S. Forest Service General Technical Report PNW-GTR-229: 47-81. |  |
| Solazzi, M. F., J. D. Rodgers, and S. L. Johnson. 1992. Annual Progress Report. Oregon Department of Fish and Wildlife. Portland, OR. |  |
| Toledo, Z. and J.B. Kauffman, 2001. in press Root Biomass in Relation to Channel Morphology of Headwater Streams. |  |
| Wallowa County-Nez Perce Tribe. 1993. Salmon Recovery Plan. |  |
| White, R. J. 1975. In-stream management for wild trout. Pages 48-58 in W. King ed. Proceedings, wild trout management symposium. Trout Unlimited, Vienna, Virginia. |  |
| Whitney, L. 2000. Grande Ronde Section 319 National Monitoring Report, Temperature Monitoring Summary Report 1993-1998. Oregon Department of Environmental Quality. |  |
| Wissmar, R.C., J.E. Smith, B.A. McIntosh, H.W. Li, G.H. Reeves and J.R. Sedell. 1994. A history of resource use and disturbance in riverine basins of eastern Oregon and Washington (early 1800s-1900s). Northwest Science 68: 1-35. |  |

# Section 10 of 10. Key personnel

SUMMARY OF KEY PERSONNEL:

PROGRAM

NAME			TITLE				FTE/Hours             EXPERIENCE

Vacant			Fish Habitat Program Leader	3 months

Vance R. McGowan	Fisheries Habitat Biologist	Permanent, Full time         11 years

Russell M. Powell	Fish Habitat Technician	II	Permanent, Full time            8 years

Vacant			Fish Habitat Technician	II	Permanent, Full time

Scott P. Stennfeld	Experimental Biology Aid	Seasonal, 10 months             8 years

David Carroll		Experimental Biology Aid	Seasonal, 7 months               3 years

Vance R. McGowan

605 F Avenue

La Grande, OR  97850

Home (503) 963-9008

Work (503) 963-2138

EDUCATION	Bachelor of Science in Fisheries, 1980

Humboldt State University, Arcata, CA  95521

PROFESSIONAL EXPERIENCE

1993 to 1998       Fisheries Habitat Biologist, Grande Ronde Basin

Oregon Department of Fish and Wildlife, La Grande, OR  97850

Project Leader for the Grande Ronde Basin Fish Habitat Enhancement Project. Management responsibilities include implementation, monitoring, and maintenance of over 40 individual fish habitat projects on private lands in Grande Ronde Basin streams.  Specific duties include: working with private landowners to develop and implement fish habitat projects in anadromous fish bearing streams; conducting stream habitat inventories; preparing riparian easements or leases and construction contracts for fish habitat projects; develop biological and physical monitoring and evaluation plans; provide program oversight and direction for collection, analysis and interpretation of data; inspect and assess project maintenance needs; provide technical assistance, make presentations and coordinate with various public agencies, private landowners and tribal agencies; prepare reports on program activities; develop and track program budgeting; and provide supervision of permanent technicians and two to five seasonal personnel.

1990 to 1993       Fish Habitat Technician 2

Oregon Department of Fish and Wildlife, Enterprise, OR  97828

Responsibilities as Fish Habitat Technician 2 were to implement, monitor, and evaluate fish habitat projects in the Grande Ronde River basin.  Typical duties included:  supervise and conduct the design and layout of instream fish habitat work and riparian fences; conduct biological and physical monitoring of fish habitat projects such as fish population surveys, stream habitat surveys, taking photopoints, collecting riparian and stream habitat transect data, monitor stream temperatures using thermographs; maintaining fish habitat instream structures and riparian fences; preparing reports, data summaries and tracking program expenditures; purchase and maintain equipment and supplies; and supervise one to three seasonal employees.

1986 to 1990       Saltwater Facilities Assistant Manager

Anadromous Inc., Coos Bay, OR  97459

The Coos Bay Saltwater facility had multiple functions including ocean ranching of coho and chinook salmon, raising and harvesting “pansize” coho salmon, and net pen rearing of adult chinook and Atlantic salmon.  Duties included: hiring, training, and supervising 8 permanent and 10-40 part-time employees; scheduling and coordinating program activities such as fish transports, harvests, brood selection, fish grading, releasing smolts, fish processing, and programming the growth of pansize coho in order to continually harvest 10,000 lbs/week; maintaining records of these activities; Other responsibilities included supervising barge releases of tagged smolts, spawning of Atlantic salmon in sea water, keeping records of marine mammal problems, ordering equipment and supplies, preparing budget reports, safety committee member.  I became acting site manager in July 1989 -- Additional responsibilities included completing monthly reports such as inventory reports, releases, trap and harvests and submitting these to appropriate agencies (ODFW, NMFS), and supervision of facilities maintenance and security personnel.

1982 to 1986       Fish Culturist

Anadromous Inc., Ft. Klamath, OR  97626

Routine duties consisted of spawning of broodstock, incubation of eggs, loading fish onto transport trucks, feeding fish, building and installing screens, inventorying fish and eggs, vaccinating salmon smolts against Vibrio sp., water quality tests, and various underwater jobs requiring SCUBA.  I was responsible for managing the coded wire tagging program, supervised grading operations, and keeping accurate records of these projects.

1980 to 1982       Fish and Wildlife Aid

California Dept. of Fish and Game, Red Bluff, CA  96080

Field work included:  salmon spawning surveys; building and installing fyke traps, seining, and tagging fish to determine outmigration patterns of various fish species; boat, raft, and backpack electrofishing to obtain population estimates of resident fishes; taking scale samples of fish for age and growth analysis; creel census; collecting stomach samples of salmonids, squawfish, and suckers; equipment maintenance and repair.  Research and laboratory work involved:  calculating growth rates; determining population estimates; reading scales of brown and rainbow trout, steelhead, and suckers; analyze stomach samples, determine fecundity of fish; mapping spawning areas, and report writing.

1979                    Hatchery Volunteer Aid

Humboldt State University, Arcata, CA  95521

The hatchery program at Humboldt State University was designed to give students the opportunity to learn the basics of salmonid culture.  Work involved feeding fish, weigh samples, tagging and fin clipping fish for experiments, brood stock spawning, egg inventories, and pond cleaning.  All work was voluntary, on a part-time basis, while attending school.

SKILLS/INTERESTS:

Certified Rosgen Levels I-IV includes River Restoration & Natural Channel Design, Certified SCUBA diver, CPR and First Aid, Trained in hazardous materials response and natural resource damage assessment

RUSS M. POWELL

551 West Bryan Street

Union, Oregon 97883

(541) 562-6287

EDUCATION:   Bachelor of Science Degree in Biology, 1991.

Western Oregon University, Monmouth, OR

PROFESSIONAL EXPERIENCE:

2/94 to 6/2001       Fish Habitat Technician 2, Oregon Dept. of Fish & Wildlife, La Grande, OR

Duties:  Assist the biologist with aspects of project administration by:  organizing and supervising seasonal employees; purchasing field equipment and supplies and completing proper documentation; determining materials needed for projects; and assisting with report writing and budgeting aspects.  Implement new projects by:  assisting with design, layout and construction of new fences, water gaps and instream work projects; inspecting the work of contractors; and conduct plantings of native species within riparian areas.  Assist with project monitoring by:  taking photopoint pictures; thermograph maintenance, deployment and data summarization & graphing; collecting habitat transect data; and conducting spawning surveys of summer Steelhead.  Maintain project areas and equipment by:  inspecting and repairing fences, water gaps, and spring developments; maintaining vehicles and equipment; communicating with landowners frequently to continue ODFW/landowner rapport.

12/93 to 2/94	    Experimental Biology Aide, Oregon Dept. of Fish & Wildlife, Portland, OR

Duties:  Ran a permanent hunter check station at Sauvie Island.  Checked goose hunters’ harvest by recording species, subspecies, sex, and age.  Wrote up any game violations and reported such violations to the Oregon State Police for follow-up.

9/93 to 12/93	    Wildlife Technician 1, Oregon Dept. of Fish and Wildlife, Heppner, OR

Duties:  Worked independently checking hunters in regulated hunt areas during deer and elk seasons.  Flew over the Lower John Day area in a helicopter to conduct fall Big Horn Sheep and Mule Deer counts.  I also built a number of guzzler roofs to be installed during winter or spring.

7/93 to 9/93	   Wildlife Technician 1, Or. Dept. of Fish & Wildlife, Hines/John Day, OR 2/93 to 7/93		   Duties:  Tracked and observed radio-collared Big Horn Sheep in their natural 
3/92 to 7/92	     habitat.  Prepared reports concerning habitat preferences, territorial patterns,

elevation, migratory patterns, and population trends of selected animals.  Organized, compiled and input reference library of Sage Grouse literature into computer database.  Participated in capture and transport of 52 Big Horn Sheep for transplanting.  Analyzed and input medical records for transplanted animals.  Obtained stool samples from specific animals for analysis and/or detection of disease.  Performed routine maintenance tasks in/around buildings and compound.

10/92 to 1/93	     Biological Aide, ODFW, Tillamook/Corvallis/Seaside, OR

7/92 to 10/92	     Duties:  Conducted salmon spawning surveys on 36 streams.  Collected data

2/92 to 3/92            and scale samples of captured adults.  Data was collected at 10-day intervals

10/91 to 2/92          in order to determine peak migratory periods of wild and hatchery fish.

Collected aquatic inventory data on selected streams (width, depth, slope, shade, bank stability, etc.).  Conducted electroshocking surveys at various locations to observe the number and distribution of fishes.  Prepared survey reports and input information on computer.  Contacted landowners, explained procedures and obtained permission to enter land.

6/91 to 10/91	    Fish & Wildlife Technician 1, ODFW, John Day, OR

Duties:  Constructed and maintained 80 miles of barbed and smooth-wire fence.  Surveyed lines so contractors could begin construction of fences. Worked with individual landowners concerning construction specifications and location of projects.  Worked with contractors on construction of fish weirs and in-stream rock work.

6/89 to 9/89	    Laborer 1, Oregon Dept. of Fish and Wildlife, Pendleton, Oregon

Duties:  Constructed and maintained various types of fences.  Fences were constructed to regulate cattle use, define management area boundaries and protect tree seedlings from damage from winter elk and deer herds.  Inspected sites to locate noxious plants and sprayed them with gas-powered sprayer towed behind a pick-up truck.  Collected pinecones to obtain seeds for planting in areas to increase elk thermal and hiding cover.

3/89 to 6/89	    Internship, Hatfield Marine Science Center, Newport, OR

Duties:  Taught classes on:  marine mammals showing how species adapt and survive through evolution and natural selection; fish anatomy and physiology and showing functions of organs in relation to its natural habitat, and how to determine the age of fish through analysis of scales and otoliths; showed several types of parasites living among fish.  Supervised groups and individuals on field trips to tide pools on the Oregon coast.

SKILLS/INTERESTS:

Trained in hazardous materials response and natural resource damage assessment, Taxidermy

Scott Paul Stennfeld

201 N Avenue

La Grande, OR 97850

(503) 963-6664

______________________________________________________________________________

EDUCATION:		Eastern Oregon State University

La Grande, OR 97850

Bachelor of Science Degree in Liberal Studies, 1995.

PROFESSIONAL EXPERIENCE:

12/96 to 6/2001 	Experimental Biological Aide, Oregon Department of Fish and Wildlife

N.E. Region, La Grande, OR.  Responsibilities included implementing fish habitat projects, maintaining existing projects and equipment by performing or arranging maintenance on field equipment, planting riparian project areas and performing fence and water gap construction/maintenance on project leases.  Monitoring fish habitat projects by collecting habitat transect data and conducting inventories of fish, birds, vegetation and other aquatic organisms.

6/95 to 8/95		Experimental Biological Aide, Oregon department of Fish and Wildlife 					Research and Development, La Grande, OR.  Primary duties were to 					conduct distribution and abundance electro-shocking surveys for residual 				summer steelhead and to snorkel select streams identifying and 						classifying summer habitat usage by juvenile summer chinook salmon.

12/94 to 3/95		Experimental Biological Aide, Oregon Department of Fish

and Wildlife Research and Development, La Grande, OR.  Responsible for operating and maintaining 3 rotary fish traps being used to study the early life history of summer chinook salmon.  Captured juvenile chinook salmon and juvenile summer steelhead were sampled according to project protocols.

6/94 to 12/94  		Fisheries Technician / Biological Aide, 50% of time worked for the

Confederated Tribes of the Umatilla Indian Reservation and 50% with the Oregon Department of Fish and Wildlife Research and Development organizations, La Grande, OR.  Responsibilities included operating and maintaining 3 rotary screw traps, gathering biological data on spring chinook salmon and summer steelhead juveniles, performing various habitat inventories, distribution & abundance surveys of residual summer steelhead and spring chinook spawning ground surveys.  Assisted biologists with spawning adult salmon in hatchery.

2/94 - 6/94 and		Experimental Biological Aide, Oregon Department of Fish and Wildlife

7/93 - 11/97  		Research and Development, La Grande, OR.  Responsible for installing,

operating and maintaining two rotary screw traps involved in a study focusing on the early life history of spring chinook salmon.  Other primary responsibilities included “pit” tagging juvenile spring chinook salmon, electro-shocking for residual summer steelhead and snorkeling assigned stream reaches for abundance and distribution of residual summer steelhead and spring chinook salmon juveniles.

5/93 - 7/93		Fisheries Technician, Pacific Northwest Research Station, Corvallis,

OR.  My duties were to track adult returning spring chinook salmon using radio telemetry within the Grande Ronde and Imnaha River basins.  Using aerial and ground tracking, salmon were tracked and mapped to spawning grounds where micro-habitat typing of holding areas was performed using snorkeling techniques.

7/92 - 10/92		Experimental Biological Aide, Oregon Department of Fish and Wildlife

Enterprise, OR.  Responsible for aquatic habitat inventories, distribution & abundance surveys of bull trout in selected stream reaches, spring chinook salmon spawning ground surveys, species composition and distribution within irrigation canals and collecting of Red-band trout for genetic analysis.

7/90 - 5/91		Experimental Biological Aide, Oregon Department of Fish and Wildlife

Research and Development, La Grande, OR.  My primary duties were to perform aquatic stream inventories on assigned stream reaches, conduct summer steelhead angling creel census and assist biologist with different types of biological sampling involving juvenile and adult salmonids.

6/89 - 11/89,		Fisheries Technician, Wallowa-Whitman National Forest, La Grande

6/88 - 12/88,		Ranger District, La Grande, OR.  Responsible for implementing

6/87 - 12/87		a multi-year instream fish habitat project located in the summer chinook

salmon spawning areas of the Grande Ronde River.  Duties included overseeing two riparian rehabilitation projects, completing steam habitat inventories and fire fighting.

# Attachments:

# Appendix1-198402500projects.pdf