## Blue Mountain Province Proposals - ASOTIN

## Project ID: 199401805

Sponsor: Asotin County Conservation District  (ACCD)             Subbasin: Asotin

Short Description: Coordinate, assess, protect, restore and monitor holistically based fish habitat cost-share programs in Asotin Creek watershed.  Continue "grass-root" public and agency cooperation and collaboration for identified priority projects benefiting ESA species (RPA Actions 149, 150, 152 and 153).

FY02 Request: $297,285		3 YR Estimate: $990,285

ISRP Preliminary Review Comments:

Response needed (In BLUE).  This is a well-written proposal that addresses the ISRP’s concerns about providing a comprehensive review of restoration programs within the basin and information on biological benefits. The level of involvement by all stakeholders in the subbasin in the planning and implementation of restoration is impressive and could serve as a model for many other locations in the basin.  It is reminiscent of the stakeholder involvement and cooperation we observed in the Hood River and John Day subbasin tours.  (We have worked hard with landowners, citizens and technical representative to get to this point, data gaps exist and we are identifying goals and objectives and how to best fill identified gaps.  This speaks highly of this subbasin and we appreciate you recognising our efforts and commitments.  We continue to address local and regional concerns and provide results.  All proposed projects are identified in the “Asotin Creek Model Watershed Plan” and draft “Asotin Creek Subbasin Summary.”)

The project needs to present some analysis and interpretation of M&E data that justify its past actions and continued plans. (SEE ATTACHMENT A) As for proposal below (27001), this proposal is short on methods (The methods will be similar to what we have previously accomplished in the Asotin Creek watershed (Proposal 199401805).  We are in the process of de-emphasising instream habitat, but have projects identified to connect properly functioning habitat. (Eg. Properly functioning riparian areas have flowing water with large trees for canopy, bank stabilization, macro-invertebrates and wood recruitment for instream habitat; areas between functioning habitat are denude of vegetation, highly unstable, high sediment sources, and have no above ground flowing water.)  These areas have been identified for CREP, instream natural channel design without hard rock structures, and riparian vegetation.  Currently the channel is braided and in an aggrading state and is moving away from a geomorphically stable reach because of the highly unstable nature associated with narrow, steep canyons (and the previous history, 40 years ago, of landowners getting into stream channels and cleaning out debris, widening and straightening the channel and also installation of dikes).  Local attitudes are changing and with technical support and identification of stream characteristics by stream hydrologists and fisheries biologist, we have recently identified larger projects in areas where we can connect good habitat without hard structures, utilizing bioengineering to help form geomorphically stable reaches.  Costs for instream natural channel design in this case would be about $15 a foot and would also enable us to revegetate and seed the site with certainty that the stream will utilize one channel and begin to recover.  Local landowners, citizens, and technical representatives understand challenges associated with this process and we all understand that we need to take a more passive approach to creating a low flow single-thread channel, while recognizing that altered/disturbed channels typically continue to degrade in quality.  We continue to strive for benefiting fish habitat and addressing landowner issues.  Providing stream channel stability through natural stream geomorphic processes and native tree and shrub plantings are identified and prioritized.  Not all areas need instream habitat protection and restoration. We are only connecting or extending functioning habitat, heading in the direction of utilizing rock structures to harden streams.  Citizen and technical representatives have also identified this concern locally and we have received support from local technical agencies for our ability to engage and evolve – adaptive management.  Methods or practices associated with this proposal are Five-Year Direct Seed Program in uplands, noxious weed control, riparian fencing, vegetative plantings and alternative water developments associated with CREP to cover costs not fundable or allowed for practical approaches in these steep, narrow canyons. (E.g. CREP only pays for fences on the buffer or within 100 feet; some of these areas would be easier to fence at the top of the ridges making the fence less expensive and consequently excluding livestock from larger acreage.)  Local technical and citizen representatives identified that we needed to have flexibility to help interact and gain trust and creditability making projects attainable and cost effective.  Again this will support RPA Action 153.) which are needed especially for the more intensive active restoration projects. The proposal gives a good summary of past activities and accomplishments in general, but should present some of the M&E data that are being gathered by WDFW.  (WDFW recently completed the second year of spawning ground, summer juvenile density and habitat surveys in Tenmile and Couse Creek.  We have been working with technical representatives and the data is in both the proposal and “Asotin Creek Subbasin Summary”.  Historically, the Nez Perce Tribe used these watersheds, (Tenmile and Couse Creek) for passage between summer areas to their winter range on the Grande Ronde.  Hatchery steelhead have not been released into these streams and until FY 2000 little was known about these areas.  ACCD in co-operation with private landowners, WDFW and Nez Perce Tribe have identified the need to survey these streams which are almost exclusively privately owned.  FY 2000 resulted in 36 identified steelhead redds in Tenmile and 6 in Couse Creek.  FY 2001 showed 29 redds in Tenmile and because of water conditions Couse was not surveyed.  Habitat conditions for fish according to WDFW are in good shape where there is riparian vegetation.  In these areas there is water and where there is water, juvenile salmonids are rearing.  Because of the amount of water and the flashy nature of these areas we have identified small natural channel design projects to address these issues.  Associated costs will be low because of our previous history, ability to work with a leading NRCS Hydrologist and stream friendly with the use of bioengineering instead of rock structures.)   A more detailed analysis of the costs and benefits of the BMPs, such as direct seed, (Five-Year Direct Seed Project would cost this grant $27/acre and at least $73/acre to the participating landowner.  This is a very cost-effective project and the ground would be direct seeded for five cropping years.  Direct seeding has been documented to reduce erosion by 95% compared to conventionally tilled fields (NW Cropping and Direct Seed Systems).  Average erosion rates in the County are 4 tons/acre/year.  This program would reduce erosion to 0.20 tons/acre/year (over the five year period reducing erosion from 20,000 tons to 1,000 tons).  Technical and citizen work groups have identified sedimentation as a factor limiting salmonid production and encourage the use of a Five-Year Direct Seed Program to work in concert with CRP, CREP, and other upland best management practices to reduce cropland erosion.  Direct seeding deals with erosion at the source, inhibiting soil particle detachment, rather than trapping or slowing sediment.  This is the most cost-effective practice that the District has administered and benefits and cost-share make it even better.  To show how much soil we are actually saving would be cost prohibitive.  Especially when documentation shows that direct seed will reduce erosion by as much as 95%.  We would like to continue this project for one more five-year period.  Producers, citizens and technical representative support this project and we are monitoring what is feasible and attainable.  This supports RPA Actions 150 and parts of 152.)  would be helpful. The project proponents seem very committed to a specific set of best actions, which raises concerns about how carefully and critically they monitor outcomes or consider alternative actions. (Yes, we have specific best actions that can reduce cropland erosion from conventionally tilled acres at 4 tons/acre/year to 0.20 tons/acre/year.  This is substantial and we have other funding sources that we utilize for other upland best management activities that don’t show the high benefits of direct seeding, but contribute for a cumulative benefit.  Alternatives to direct seeding and passive restoration have been identified and are being funded through other sources.  Consequently they are not identified in this proposal.  Our strength in this subbasin is partnering funds from several sources and technical assistance from several agencies to complete a wide array of goals.  We believe that with our past successes in the NWWPC/BPA, Conservation Commission, and Salmon Recovery Funding Board Processes we have shown that we will change and utilize adaptive management.  We are not doing business as usual we have learned from our mistakes and successes and are utilizing them to the resources advantage.  We continue to monitor outcomes and consider alternatives, but landowner interest associated with reducing erosion on five-year programs we don’t have any alternative actions to consider that will yield similar results.  The trust and creditability that we have gained from local landowners is vital for regional planning efforts to continue.)

The ISRP’s tour of the Asotin subbasin provided convincing evidence and discussion on the willingness of local landowners to be involved in the CREP and direct seed programs. (Will help BPA immediately with RPA Action 153.  Direct seed program participation is also increasing)  A major question is whether the expected benefits of the direct seeding program can be realized and whether these benefits will compel local farmers to continue direct seed practices after the initial incentive programs end.  (Producers who are interested in this funding for Five-Year Direct Seed Program have committed to continue direct seeding on previous enrolled acres without further cost-share.  Two consecutive drought years have producers wondering about future, but interest with another five-year program is encouraging.  This is a huge step in getting local involvement and support.  We have commitments and acreage associated with this proposal)  The no-till or direct seeding component of the project needs to include or be linked to an economic analysis. (Local economics are poor and projects that address limiting factors and help farmers and ranchers reduce direct impacts on sensitive areas are identified and prioritized locally. Over the past two years, Five-Year Participants averaged $101.09/ac costs and $76.84/ac income for 1999 and $103.93/ac costs and $100.87/ac income for 2000.  The cost and income increased between years but the income was a loss of $24/acre in 1999 and $3/acre in 2000.  Not many producers can afford two years like the ones listed, and the incentive payments bring these numbers out of the red, realizing they were below normal moisture and runoff years.  Currently we are not familiar with any economic analyses and have been unable to get calls back from area Ag. Econ’s  from WSU or U of I.)   Will the short-term incentives result in a lasting change? (We believe that with interest shown for another Five-Year Direct Seed Project we have lasting changes.  Twenty years ago numerous producers changed to “No-Till” with limited success because the equipment, seed and chemicals were not available.  Now we have equipment, round-up ready seed (available in some seeds) and proven techniques to make this program successful.  The uncertainties with alternative crop markets, high input costs, high costs for equipment and low rainfall areas with shallow soils make it a challenge in Asotin County.  With 27% cost-share the uncertainties are workable and participation continues to increase.  A five-year program is long enough to see changes in soil, crop production and associated benefits to direct seed needed for a result in lasting changes.)  What is the long-term effect of more intensive use of herbicides with no-till and direct seed?  (Producers will be faced with new weed problems, because seeds are in the soil and new techniques have brought it back into play.  Direct seed will not result in increased herbicide and with reduction in erosion or sediment leaving fields herbicides will not have soil particles to bond to and physically be moved from the site.  Leaching is a different story, but ground water sources are deep on the hilltops.  Shallow ground water is only an issue along streams and river and we do not have direct seed projects in these areas.)  Implementation of the CREP and direct seed incentive programs is presently limited by lack of adequate staffing (We would utilizing funding source to help hire a CREP Coordinator at a very affordable rate.  Not looking to hire an additional employee for direct seed portion.  Current staff can handle because it is simpler to administer with help from NRCS. Addresses RPA Action 153.)  Another major question is whether the expected sediment reductions are occurring, and most importantly, whether these can be directly related to changes in salmonid abundance (The relationship between salmonid embryonic development and substrate embeddeddness is well documented.   And, substrate embeddedness is related to the amount of fines deposited.  There is 100,000 farmable acres with 30% tilled annually in the County.  Tilled soil erodes at the rate of 4 tons/acre/year and those eroding soil particles are both entrained in water and transported to the various rivers in the watershed.  It is the portion that is carried to the rivers and deposited on the substrate that results in high substrate embeddedness and poor egg development and survival.  Substrate embeddedness and turbidity has been monitored in the upper watershed above agricultural activities and downstream where agriculture is occurring.  Preliminary data shows that there is a significantly higher turbidity and substrate embeddedness in the downstream reaches.   Attributing salmonid abundance to decreased sediment cannot be proven without incredible financial cost. It should be recognized that not only does direct seed reduce erosion but it also results in greater water holding ability of soil.  Soil with 3% organic material holds only 16% of the moisture that soil with 20% organic matter.  This means that the soil becomes saturated much sooner if it contains little organic matter and surface flow begins to occur.  Conversely, soils with high organic matter holds moisture and surface flow occurs only after a significant amount of rain has fallen.  There are two benefits 1) less erosion, and 2) greater water retention.

There are too many out-of-basin factors to consider in salmonid abundance to adequately address salmonid abundance associated with upland watershed projects.  We can prove that the expected sediment reductions are occurring, but until WDFW completes proposed project #27002 we cannot prove that they are directly related to salmonid abundance.  It is our belief locally (both technical and citizen committees) that we are addressing an identified limiting factor for anadromous salmonids. By reducing erosion from upland cropped acres by 95% we will over the long-term reduce cobble embeddedness, reduce erosive abilities of floods because of the reduction in the number of soil particles in the water, increase incubation success and ultimately decrease over-winter juvenile salmonid mortality resulting in increased survival for all freshwater life stages.  Current monitoring efforts are in the second year and over-winter juvenile densities (SEE ATTACHMENT A) and smolt-to-adult rates are unknown (Proposed Project #27002 addresses this and would be important component to help monitor adult and juvenile populations).  Goals are to reduce cobble embeddedness from current levels of 30% to 20%, increase smolt-to-adult survival and increase spawning success, protect riparian areas and restore prioritized upland, riparian and to a lesser degree instream habitat over the next three years.  We have relied upon technical agencies for monitoring and associated salmonid abundance, in some cases they don’t have the required baseline data. We are having good runs of steelhead, currently we have little to compare or base the numbers to and WDFW is requesting funding to address these data gaps.  Historically this has been an implementation project based on recommendation actions identified in “Asotin Creek Model Watershed Plan” and in previous funding cycles we have stepped up and addressed monitoring of associated projects, but are in the second year of monitoring projects.  We are still gathering the information and utilizing technical expertise to make judgements and local decisions.  We have worked well with the local technical representatives and have prioritized projects for ESA species with support from locals.  Local landowners have been willing to allow us to continue upland, riparian and instream projects that are cost-effective.  This has been a rewarding experience for everyone involved and the most important issue from our standpoint is 80 % of the funding consistently hits the ground in the form of projects or monitoring.  Local technical and citizen expertise has and will continue to be called upon for projects.  Without future funding we will not be able to continue monitoring efforts and answer the above questions.  We believe that we need to answer questions, but it will be costly and time consuming and more funds will be needed to hire the appropriate technical expertise.  With WDFW Proposed Proposal #27002 you see this has been and will continue to be identified as a priority by citizen and technical committees until it is funded, completed and results reported.)

Finally, there is a need for stronger justifications for the role of active vs. passive stream restoration in projects.  What role are natural processes going to take in the restoration programs, e.g., building stream meanders back into a system?  What happens when a big flood arrives and moves the stream out of its newly engineered channel?  (With the designs we have and will continue to use, we have adjusted the floodplain so it will reconnect and when the flood water recede the water will find the geomorphically stable channel that was created and maintain meanders and floodplain connection. (Floods might cover some structures, but this is uncontrollable and if you want designs for large flood events they will be heavy on rock.  We are trying to balance the certainty with amount of large rock needed for instream structures.)  It is our intent not to mess with the stream unless there is lack of pool habitat associated with flooding events.)  This and many other projects are restructuring channelized and degraded streams into newly engineered meandering stream channels.  A concern of the reviewers is that while these initial steps may help jump start stream rehabilitation and shoreline revegetation, future hydrologic events and geomorphic processes may move the stream out of the newly engineered channel to interact with the larger local landscape and form new unanticipated stream courses. (This is not an issue in Asotin Subbasin, there is no larger landscape for the stream to interact in narrow, steep canyons and we have anticipated stream flooding and have designed for allowing floodplain reconnection.)  Efforts to retain the stream in the engineered channel, such as reinforcing or riprapping banks run counter to the present desire to re-establish normative process in stream and river corridors. (There are several central tendencies of rivers, one of which is to meander.  Meandering rivers have low shear stress, wide riparian corridors, and a high pool to riffle ratio.   Braided, aggrading rivers are steeper than meandering rivers with limited instream pool habitat and to increase sinuosity, the stream must narrow. The Asotin creek channel and most tributaries have been altered and the riparian zones damaged.  Therefore, the tendency of a straightened segment of Asotin creek with very high width to depth ratios (at the bankfull discharge stage) is to aggrade which places lateral stress on degraded stream banks and results in bank erosion and riparian loss. Efforts to restore vegetation on these braided stream segments are often fruitless because of this lateral instability.  One cannot passively restore meander geometry within a braided or incised river segment.  A stable profile, dimension, and pattern must be re-established and maintained in order to re-establish a stable streambank with riparian components.  Floodplains are reconstructed and attached to bankfull discharge channel with a very low bank height ratio for the purpose of floodplain re-attachment.  This is necessary in order to re-introduce the floodplain as a critical component to velocity distribution at floodstage.  Hence you can begin to rebuild vital riparian components.  Both braided and incised river systems are lacking in this key characteristic.

Whether it is plant life along a stream or fish habitat, for these positive attributes to manifest themselves, we must have a stream type that has a stable dimension, pattern, and profile such that, over time, the channel features are maintained and the stream neither aggrades nor degrades.  This stable segment must be able to consistently transport its sediment load (size and type) in addition to the detritus of the watershed.  Such stream types do exist.   They are called reference condition and they serve as template for our design for reconstructed segments.

In a watershed with several ‘users’, the ability to remove all uses and allow the river to re-establish a meander pattern from valley wall to valley wall is not feasible.  Therefore, reference reaches that appear to be geomorphically stable and indicative of natural meander patterns have been used to determine meander bend length and pattern.   These relationships have been transferred to reaches where the river has been straightened and is unstable.  In order to establish a stable meander pattern, hard structures have to be placed at key locations.  Between these locations, soft, passive approaches will be used.  For example, a vein may be used to begin a meander and a weir used to maintain the crossover between corners.  But in-between, root wads will be placed for complex instream habitat.  Then on the banks, willows will be planted and cottonwoods on the terrace and secondary floodplain.  The trees will not only shade the river they will provide organic matter for insects, bank stabilization as they mature, and then ultimately fall in the stream and provide woody debris for complex habitat.  In addition the creation of a properly functioning channel with a riparian zone, these projects restrict the uses of adjacent uplands.  The projects are several hundred feet wide and contain requirements that the land within the project boundary remain restricted from development, grazing, agriculture, etc.  We would also like to point out that we have not riprapped streambanks.  This would counter our desire to re-establish normative process.  Local landowners are moving away from riprap and we have also been working with the county road department to identify fish friendly structures in areas that require streambank stablization.)

The field tour and presentation indicated an overemphasis on quick-fix methods of stream channel “stabilization.” (This was unintended,  we are currently headed in the opposite direction.  We have access to one of the leading stream Hydrologist in the Northwest and we have reports documenting historic and current stream characteristics.  There are large areas of stream where we have identified not doing anything, but it is hard for us to get credit since it is not identified in a proposal.  Projects that have been completed or identified in these proposals have gone through extensive planning with technical and citizen review resulting in prioritized habitat restoration in areas where landowners historically changed the function of the stream and it is not headed in the direction of a stable reach.)  Excessive reliance on construction of hard (rockwork) structures may be creating an inflexible channel. This prevents another approach of the project, namely, developing riparian vegetation, from performing what should be one of its primary purposes: retarding bank erosion, while letting the channel gradually “meander and return to natural functions” (proposal p. 942).  (Both the field tour and project presentation focused on successes that we have with developing riparian vegetation.  We thought we had done a good job in both reporting and showing high success rates associated with plantings in and around project sites.  We are also doing the planting independent from structures, but instream structures have not stopped us from getting high success rates.  It has been an exciting process and we have techniques that give us 85% success rates for native plantings.  We are heading away from hardrock structures and working with technical agencies to identify alternative techniques such as bioengineering and natural channel design with limited rock structures. Restoration of a severely degraded system requires an understanding of channel evolutionary processes.  It is important to understand these evolutionary phases of a stream: What geomorphic stream type was before it was altered?  What phases has the stream evolved through since then? What geomorphic stream type is it today? What will it evolve too? And what is its potential stable geomorphic stream type?  An example we use this application, regarding incised stream systems, is Simons (1989) Channel Evolution Model describing various phases of channel incision (National Stream Corridor Restoration Manual).  A more thorough explanation as to physical attributes, within each phase, can be described by a geomorphic stream classification system.

These principles have been utilized on Asotin Creek Meander reconstruction sites.  Designs have been implemented to restore the natural stable morphological stream type within its evolutionary capabilities.  Rock and woody debris has been introduced to re-establish a stable pattern, profile, and dimension.  We need stable meander geometry on sites to re-establish a viable riparian plant component that offers root matrix and cohesion to ultimately protect banks and restore floodplains.  Attempts to restore native riparian plant communities and a productive fish habitat stream profile without use of restored meander geometries and floodplains will continue to frustrate restoration efforts.  Streams are in a rapidly changing phase of evolution and if we simply try to manage or plant riparian species, stream segments at risk can continue to depart even more from a stable morphological stream type.   Key elements to restorations efforts have included many components that might not have been explained during tours, i.e. proper width to depth ratios for bedload transport, meander belt widths, and landuse limitations by landowners.) The project could form more and better salmonid habitat (including pools) in the long run and be in closer keeping with stream restoration science by emphasizing natural channel formation (course migration, damped by riparian vegetation) rather than the hard engineering now being used.  (In areas where we have identified and completed projects we don’t believe this to be true.  As stated above the stream was not headed in stable direction according to scientific stream classification.  Current working relationships are in great order, landowners have signed maintenance agreements and will pay back project costs if they remove or destroy projects.  We believe that with prioritized restoration efforts stream recovery will be quicker in these sections.) In the project, riparian vegetation seems to be viewed almost solely as a way to reduce summer temperature; its function as structural habitat for fish and as a binder of streambank soils should also be prominently recognized. (Noted, but as above this was not intended.  We have been educating youth and adults alike on importance of riparian vegetation with associated benefits for fish, landscape, landowners, neighbours, wildlife and bird species and we have gained ground on this issue)

SUMMARY OF EXPENSES FOR THE ASOTIN CREEK WATERSHED COORDINATION AND IMPLEMENTATION for Project ID# 199401805

## Administration -	54,000		18%

## Riparian (a) -		55,000		19%

## Instream (b) -		74,000		25%

## Upland (c)  -		91,285		30%

## Monitoring (d) -	23,000		  8%

## $297,285

Project Administration for this project is one of the lowest for Blue Mtn Proposals.  The associated project reports, meetings with technical and citizen consensus and private landowner participation are unparalleled.  Also there few projects that address all of the issues related to ESA species in a watershed.  Our tours have resulted in many technical and legislative organizations commenting on how well coordinated and strategic we are in our approaches and that we have everyone engaged and participating.

## Riparian projects include native tree and shrub plantings, exclusion fencing and alternative water developments associated with CREP and address RPA Action 153.

## Instream projects have been reduced.  Technical agencies and ISRP reviewers have requested both budgets and amounts of rocks reduced.  Instream projects will only be used to connect prioritized habitat resulting in increased resting and rearing areas associated with pools over large areas benefiting two species and multiple limiting factors.  Floods are encouraged to reconnect to floodplain and as long as pools are available to all lifecycles, passive restoration will be the priority.

## Upland projects are a focus for technical agencies and citizens and they are very cost-effective, high priority projects.  27% cost-share from funding source and requiring the ground to have crops for five consecutive crop years is a large commitment from producers.  Funding for uplands are only identified for a five-year direct seed program (not terraces and sediment basin etc.).  This budget has the landowners identified and interested in the program, once we get the grant they would sign a Five-Year Direct Seed Contract and local technical support is strong.

## Monitoring is not the conservation district’s strength, especially with fish data and associated habitat.  We rely on technical agencies to guide us with our monitoring protocols.   WDFW has applied for funding with mixed success, although funding sources want M&E data.  It is difficult to validate watershed recovery and an increase in fish abundance without substantial funding for Project ID #27002 from WDFW.  We continue to increase our effectiveness monitoring efforts and with in-kind from all the local technical agencies we are able to keep monitoring costs low.  All project types were identified and prioritized in “Asotin Creek Model Watershed Plan,” and the draft “Asotin Creek Subbasin Summary.”

## ATTACHMENT A

## Summer-Time Snorkeling

Population abundance and habitat utilization of juvenile salmonids in southeastern Washington streams have typically been conducted in the summer months, when high lethal water temperatures may be a limiting factor to survival.  Instream structures, as those proposed in Asotin Creek, were/are proposed to improve survival of salmonids by creating  better rearing habitat (i.e. complex pools).  For this to occur, documenting the usage of these structures was considered critical and necessary for promoting instream structures in the future.

From 1999-2001, WDFW has snorkeled treatment and control sites in Asotin Creek to document usage of instream structures, and to determine what treatments appeared to the most effective (Wargo et al 2000, Bumgarner and Schuck 2001). The number of juvenile steelhead observed occupying a location within the hydraulic control of a treatment structure was recorded and mean densities among treatment types were calculated (Figure 1).  Hydraulic control was defined as any location in the vicinity of a treatment structure in which the velocity or depth was controlled by the structure.  In all three years, treatment sites have consistently had more fish/100 m2 than control sites.  This observation was somewhat expected as many of the treatment sites involve creating deep pools with complex structures (Large Organic Debris), while control sites were randomly selected to be representative of the river in general.  As such, most of the control sites were shallow, fast moving riffles where densities of fish are low, but represents a true picture of the current habitat in Asotin Creek.

Figure 1.  Mean density of Age 0 and Age 1+ summer steelhead in Asotin Creek at

Figure 1.  Mean density of Age 0 and Age 1+ summer steelhead in Asotin Creek at

treatment and control sites.

## Winter-Time Night Snorkeling

Population abundance and habitat utilization of juvenile salmonids in eastern Washington streams have conducted in the summer, when it is felt that limiting factors may have their greatest impacts (i.e. lethal water temperatures).  However, mid-winter may also be a bottleneck to survival, and maybe arises from the lack of adequate instream habitat to protect fish during times of the year when metabolism is low.  In the winter, we believe that juvenile steelhead are dependent upon structurally stable sites that have numerous interstitial spaces.  In the summer, this habitat type may not be as important for small salmonids as they are metabolically more active and able to sustain their position in high velocity water and evade predators.

To examine this possibility, WDFW crews night-snorkeled index sites in the mainstem of Asotin Creek during the winter of 2000 and 2001, respectively.  The objective was to document habitat-specific juvenile (pre-smolt) steelhead winter-time abundance and then to compare densities in treatment sites to control sites.  It was intended to determine whether juvenile steelhead utilize treatment habitat types greater than control sites and if so, what treatment sites they are most abundant in.  Results could also be compared to summer-time habitat usage.

The number of juvenile steelhead observed occupying a location within the hydraulic control of a treatment structure was recorded and mean densities among treatment types were calculated (Figure 1).  Hydraulic control was defined as any location in the vicinity of a treatment structure in which the velocity or depth was controlled by the structure.   In both 2000 and 2001, treatment sites had more fish present than compared to control sites, though habitat preference between years was not as consistent.  This may be due more the fact that snorkel methods were slightly changed between the two years to more replicate the summer time snorkel observations.

Figure 2.  Mean density of steelhead during winter-time night snorkel in Asotin Creek between treatment and control sites.

During the winter, however, it was apparent from our observations that juvenile steelhead are dependent on stable, complex interstitial habitat (wood or rocky) placed in the stream.  Our snorkel observations indicate that the stream depth is not as important as the water velocity.  We observed some Age 0 steelhead in shallow riffles, where the fish could get between or behind rocks were velocity was low.  This was also apparent for older age steelhead, but they need larger areas (with bigger interstitial spaces) to rest.  Those sites that were 30 cm deep, with lower velocity created by instream structures, and had various types of interstitial spaces appeared to be utilized the greatest.

# Redd Utilization - Asotin Creek 2001

On an annual basis, WDFW has conducted spawning ground surveys in the North, South, Charley and mainstem Asotin Creek under LSRCP evaluations.  Surveys are to count and estimate redds for river reach areas, and to estimate total escapement of summer steelhead into those areas.  The project sponsers were interested if instream structures were providing a benefit to adult steelhead, and not just limited to juveniles.  In 2001, WDFW surveyors made notes on redd locations to see if adults were utilizing the instream structures for spawning and/or holding.   Redds were considered to be associated if it appeared it was within the hydraulic control of a treatment structure.  Hydraulic control was defined as any location in the vicinity of a treatment structure in which the velocity, depth, or spawning gravels were potentially controlled, or influenced by the instream structure.  For this evaluation, only the surveys conducted in the mainstem were used, as that is where most instream structures have been implemented.

WDFW estimates in the mainstem encompass from George Creek to bridge at the confluence of the north and south forks, ~15.5 river kilometers (rkm).  Weekly index sections surveyed 10.9 rkm of the mainstem reach.  Within the index sections, staff counted 151 total redds, or 13.8 redds/river kilometer.   Redds that were considered to be associated with instream structures totaled 32 (21.2% of all redds counted in index sections).   A preliminary estimate of the linear distance from all structures combined is probably about 1 rkm.  Based on that estimate, redds associated with structures would equate to roughly 32 redds/rkm  which is substantially higher than redds in unaltered areas.  Based on our survey results from 2001, it appears that habitat structures placed in Asotin Creek have been beneficial for steelhead spawning.  Habitat structures have been helpful by reducing velocities, providing appropriate gravel deposition for construction of redds, and providing places were adults could quickly go for cover to escape predators during spawning.  A single habitat type did not appear to be preferred, though more analysis in the future may determine one habitat structure over another.

## Instream Structures – Increase in Pool Quality

WDFW was contracted by the project sponsors to conduct pre- and post- evaluation surveys on instream habitat projects.  Surveys examined such factors as site depth, velocity, complexity, Large Organic Debris, and pools (number and quality).  Pools quality was determined by using Platts et al 1987 rating for streams of greater than 30 ft in width and were summarized for each of the treatments sites in Asotin Creek (Bumgarner, Viola and Schuck 1999, Wargo et al 2000, and Bumgarner et al 2001).  Between year comparisons were then made between sites following instream habitat construction.  Figure 3 below represents the number of pools by quality documented pre- and post construction in mainstem Asotin Creek sites from 1998 and 1999 habitat sites.  The graph clearly shows that increases in pool quality were evident, as more Class 2, 3, 4 and 5 pools were added to the stream.  Class 3, 4 and 5 pools are generally large, and considered good for holding adult salmonids.  An increase in pools of Class 1 was also greatly increased, and while not desirable for larger size salmonids, Age 0 steelhead juveniles may use them as rearing habitat.

Figure 3.  Number of pools by Platts quality rating in mainstem Asotin Creek pre- and post-construction from sites measured in 1998, 1999 and 2000.

Attachments:

199401805_21007letter.doc

199401805_21007letter2.doc

199401805Cover Letter.doc