Project ID:	199608000

Title:	NE Oregon Wildlife Mitigation Project – “Precious Lands”

# Section 9 of 10. Project description

a. Abstract

This project has been designed to manage high quality canyon grassland habitats for the benefit of target wildlife species, i.e. mule deer, chukar, California quail, yellow warbler, song sparrow, beaver, black-capped chickadee, downy woodpecker, blue grouse, and western meadowlark.  It serves as partial mitigation for the wildlife losses amended into the NPPC’s Fish and Wildlife Program and attributed to the Lower Snake River complex of dams.  Overall project goals include the protection, restoration and management of 16,500 acres of canyon grasslands and associated riparian, wetland, and forested habitats.  Currently, 15,359 acres have been acquired through fee purchase and are being managed in perpetuity for wildlife and watershed benefits.  All project lands lie within the lower Grande Ronde watershed.  Native plant communities are being restored through a combination of passive and active restoration techniques including removal of domestic livestock, noxious weed control, and re-establishment of native species on disturbed sites.  Habitat improvement projects utilize a holistic, natural approach to best meet the needs of local wildlife while keeping ongoing operation and maintenance (O&M) costs at a minimum.

This project is designed to benefit the target wildlife species noted above as well as ESA listed summer steelhead that inhabit Joseph, Buford, and Cottonwood Creeks.  Habitat Evaluation Procedures (HEP) are used to assess baseline conditions and evaluate the effectiveness of habitat improvement projects.  Specific techniques are also employed to monitor land bird populations, native plant communities, amphibians, and water quality.

b. Technical and/or scientific background

In 1980, the Northwest Electric Power Planning and Conservation Act (P.L. 96-501) was passed to provide for protection, mitigation, and enhancement of fish and wildlife populations impacted by hydropower development within the Columbia River Basin.  The Northwest Power Planning Council (NPPC) has been charged with implementing the Power Act, and has developed a comprehensive program designed to mitigate for fish and wildlife losses (NPPC, 2000).  Part of that strategy includes restoring and protecting ecosystems using native species (NPPC, 2000;27).  Because of the significant loss of mainstem habitat and habitat function associated with the Federal Columbia River Power System, tributary habitat has become more critical to the survival and recovery of federally listed species throughout the Columbia Basin, including the Grande Ronde Subbasin.  Such off-site mitigation can benefit both fish and wildlife species as part of the NPPC’s revised Program (NPPC, 2000) that emphasizes an ecosystem approach to recovery efforts.

The Grande Ronde Subbasin Summary (Nowak, 2001) outlines several limiting factors affecting fish and wildlife populations within the subbasin.  In general, the loss of habitat quality and connectedness are the primary limiting factors to fish and wildlife populations.  The quality of aquatic habitats in particular has been significantly impacted by current and past land use practices that have reduced stream shading, altered hydrologic regimes, increased sediment production, and limited recruitment of large woody debris.  Many of the streams within the Grande Ronde subbasin are listed for temperature on the 303(d) list (Nowak, 2001;73).  Often this is the direct result of losses or degradation of riparian habitat which was identified as the most serious habitat problem for fish in the subbasin (McIntosh, 1992; Wissmar et al., 1994; and ICBEMP, 2000).  Riparian areas and wetlands are also important for terrestrial species.  They provide nesting and rearing habitats for migrant landbirds, bats, and amphibians, as well as shade, cover, and travel corridors for many other species.

Direct losses of specific habitats were also identified in the Subbasin Summaries.  Riparian areas, wetlands, grasslands, and low elevation ponderosa pine forests have all undergone reductions since European settlement (Wisdom et al., 1994).  Remaining areas have been negatively impacted by land use practices such as livestock over-grazing, timber harvest, road construction, and agricultural development.  Livestock grazing has particularly impacted the canyon grassland ecosystem.  Many bunchgrass communities are now severely degraded which has resulted in increased soil compaction, increased soil run-off, increased noxious weed infestations and loss of biodiversity. Changes in land management activities and active restoration of degraded communities will be necessary to recover these ecosystems.

The current project is designed to protect and enhance fish and wildlife populations occurring in the low elevation grasslands of the Grande Ronde watershed.  It uses land acquisition and management as a tool to improve habitat conditions for native species.  To date the project area contains 15,359 acres of low elevation habitat within and adjacent to the Joseph Creek watershed.  Approximately 14.6 miles of perennial streams are being managed to improve riparian habitat conditions to benefit wildlife and ESA listed Snake River steelhead.  Sections 9c-d provide further information about this project and it’s significance to local and regional fish and wildlife recovery efforts.

c. Rationale and significance to Regional Programs

The NE Oregon Wildlife Mitigation Project (a.k.a. Precious Lands) is directly related to mitigation for wildlife habitat losses resulting from construction of the four Lower Snake River Dams.  The Project has contributed to the conservation of low elevation grassland and riparian habitat, and directly addresses several limiting factors outlined in the Grand Ronde Sub-basin Summary (Nowak, 2001;165-166).  Specifically, this project has acquired and manages native prairie habitats, works to control the spread of noxious weeds, restores ponderosa pine forests, protects riparian communities, and provides connective corridors between federal and state habitat areas along Joseph Creek (see section 9d below).

The Precious Lands Project is an on-going, BPA funded project that addresses several of the strategies and goals outlined in the NPPC’s 2000 Program.  It contributes to the vision of “…a Columbia River ecosystem that sustains an abundant, productive, and diverse community of fish and wildlife…” (NPPC, 2000; 12).  It also supports the assumption that “This is a habitat-based program, rebuilding healthy, naturally producing fish and wildlife populations by protecting, mitigating, and restoring habitat and the biological systems within them…” (NPPC, 2000; 13).  It helps achieve the following biological objectives: “Recovery of fish and wildlife affected by the development and operation of the hydrosystem…; Develop and implement habitat acquisition and enhancement projects…; Coordinate mitigation activities throughout the basin…; Maintain existing and created habitat values; and Monitor and evaluate habitat and species responses to mitigation actions.” (NPPC, 2000;20-21).  Finally, it supports the habitat strategy to “Restore ecosystems, not just single species.” (NPPC, 2000;27).

The Precious Lands Wildlife Project provides critical big game winter range for the Chesnimnus elk herd.  Up to 22% of all elk in the Chesnimnus Unit can be found on or adjacent to the wildlife area in any given year (Oregon Department of Wildlife, unpublished data).  Management of this area to maintain and enhance winter range conditions directly benefits the Blue Mountain Elk Initiative (BMEI), a multi-partner initiative started in 1990 to address elk management concerns within the Blue Mountains of Oregon and Washington.  Specifically, this project supports the BMEI goal of providing quality winter range conditions while minimizing conflicts with private landowners, livestock grazing, and crop production (BMEI, 1996).

Loss and degradation of habitat is probably the single biggest threat to wildlife population conservation world-wide.  This is particularly true of neotropical migrant landbirds that depend on geographically distant regions for wintering and breeding habitat.  In 1990, a coalition of government agencies, conservation groups, academic institutions, private businesses, and other citizens formed the Partners in Flight (PIF) program to jointly work toward conservation of North American landbirds (Pashley et al., 2000).  The Precious Lands Project supports this regional and national effort by providing bird habitat on 15,359 acres of land.  Eight permanent landbird point-count stations have been established, and the recorded data will be used to help identify population trends and set conservation strategies at a regional level.

d. Relationships to other projects

The geographic location of this project makes it a valuable addition to a growing network of public lands and wildlife management areas in the Lower Grande Ronde watershed.  It provides connective travel corridors between mid elevation habitat areas on the Wallowa-Whitman National Forest, the Bureau of Land Management, and Washington Department of Fish and Wildlife (WDFW) lands along Joseph Creek (Figure 1).  These travel corridors are used extensively by many wildlife species including elk, and bighorn sheep.

Figure 1.  Location of Nez Perce Tribe’s Precious Lands Wildlife Mitigation Project.

The Chief Joseph Wildlife Area is managed by WDFW with support from BPA, and includes 13,425 acres of canyon grasslands located along Joseph Creek in the lower Grande Ronde watershed.  It lies approximately 3 miles to the northeast of the Precious Lands Area. They are linked physically by a large parcel of Bureau of Land Management (BLM) land that provides a travel corridor for area wildlife.  Both areas have similar management objectives to provide quality habitat for elk, bighorn sheep, and other native species.  Weed control activities are an integral part of habitat management on both areas and compliment each other by limiting seed sources for yellow starthistle and other noxious weeds.  In conjunction, these two wildlife areas provide over 28,000 acres of habitat within an approximately 200 square mile area of the lower Grande Ronde watershed.

The Wenaha Wildlife Area is another BPA-supported area approximately 13 miles to the west of the Precious Lands Area.  Both projects provide winter habitat for big game animals, and strive to enhance habitat values for native fish and wildlife species.  Management of low elevation grassland and associated riparian areas are priority activities.

The Camp Creek Ranch acquisition by The Nature Conservancy was partially supported through the BPA “high priority” funding process.  This project represents another addition to the growing list of wildlife management areas located in canyon habitats of Wallowa County.  It compliments the Precious Lands Project by also managing and restoring threatened grassland and prairie ecosystems and the species that depend on them.

The Precious Lands Area Manager also works with the Watershed Restoration Planner funded under BPA project #199403900 to coordinate watershed restoration projects and identify project opportunities within the wildlife area.  As part of that effort, the Wallowa County/Nez Perce Tribe Salmon Habitat Recovery Plan (1993) is being implemented on project lands.

Noxious weed infestations are a growing concern within the grassland ecosystems of northeast Oregon and adjacent Idaho and were identified in the Summary as a limiting factor for wildlife (Nowak, 2001;81).  The Precious Lands Area Manager is an active participant in both the Tri-State Demonstration Weed Management Area, and the Lower Grande Ronde Noxious Weed Program.  Both are cooperative efforts by government agencies, industry and private landowners to combat the growing threat of noxious weeds.  Activities include information transfer, cooperative work projects, and funding opportunities.  Participation in these efforts directly benefits the Precious Lands Area and the region by improving noxious weed control.

e. Project history (for ongoing projects)

In 1995, the NPT submitted the “Northeast Oregon Wildlife Project” (#96-80) to BPA for potential funding under the Northwest Power Planning Council’s Fish and Wildlife Program.  The objective of the project is to purchase and manage canyon grassland habitats to benefit wildlife as partial mitigation for construction of the four Lower Snake River Dams.  The project was subjected to a National Environmental Policy Act (NEPA) review, which resulted in a Finding of No Significant Impact (BPA, 1996a).  Following the NEPA review, the proposal was funded and a Memorandum of Agreement between NPT and BPA was signed in September 1996.  The resultant contract called for the purchase of approximately 16,500 acres of wildlife habitat.  An estimated 9,669 habitat units (HUs) protected under this contract will be credited to BPA for habitat permanently dedicated to wildlife and wildlife mitigation.

The first land purchase occurred in November 1996 and consisted of 10,306 acres located in the Joseph Creek watershed in northern Wallowa County.  The area consists primarily of canyon grasslands with scattered shrub fields and conifer stands (Figure 2).

Figure 2.  View of the Tamarack Creek Drainage on the Precious Lands Wildlife Area.

In September 1998, an additional 158 acres was added along the western rim of Joseph Canyon.  This area has gentle topography and deep soils that result in high wildlife values.  Approximately 57 acres was under agricultural production for Christmas and ornamental trees.  The next 1,540 acres was purchased in August 1999 and is located in the Buford Creek watershed of the Grande Ronde River.  This parcel is another piece of canyon grassland habitat with scattered shrub fields and a few conifer stands.  In addition, there are 123 acres of agricultural land in wheat and hay production.  The latest purchase occurred in October, 2000 when the NPT liquidated 193 acres (including the 57 acres in commercial tree production) and acquired 3,325 acres within the Joseph Creek drainage.  The current acre total is approximately 15,359.  All of these properties were in private ownership prior to their sale to the NPT.

Since 1998, the NPT has undergone extensive work to survey the wildlife and vegetative resources of the Precious Lands Area.  Below is a list of significant accomplishments toward that effort.

Small Mammal Inventory:  Pitfall traps, Sherman live traps, and snap trap arrays were used to sample the small mammal fauna within grassland, riparian, and shrub cover types.  Methods for pitfall trap arrays followed Bury and Corn (1987) and proved to be an effective method of sampling the mammalian fauna.  Over two years, several hundred individuals were sampled, representing 11 species of rodents, lagomorphs, and insectivores.  Collected specimens (276 total) were preserved, mounted and deposited at the Burke Museum in Seattle Washington as part of their permanent mammal collection.

Land Bird Monitoring:  Permanent point count monitoring stations using the standardized methodology of the Partners In Flight Program (Huff et al., 2000) have been established at eight locations throughout the Precious Lands Area to monitor breeding land bird populations.  Most sites have been monitored since 1999 and have resulted in thousands of detections representing 87 bird species.  Populations in upland shrub habitats appear to be particularly diverse.  An average of 10.75 ( 3.22 (N = 45) species per visit have been detected in upland shrub habitats compared to 6.16 ( 1.78 (N = 30) for grassland transects.  Established transects will continue to be surveyed as part of the ongoing monitoring program.

Baseline Habitat Evaluation Procedure:  During the 2000 field season the NPT initiated a baseline HEP on the 12,000 acres in the project at that time.  Standard methods outlined in USFWS (1980a, 1980b) and Hays et al. (1981) were used to sample habitat characteristics.  Field transects were stratified by cover types, and established at randomly selected sites within each type.  Habitat variables were collected for use in habitat suitability index (HSI) models of target species.  Data are currently being analyzed and the results used to prepare a management plan for the area.  Preliminary estimates indicate that the Precious Lands Area provides 8,598 HU’s for five target species (Table 1).  Additional analysis of five other target species, and 3,360 acres of newly acquired habitat, should result in significantly higher HU values for this project.  When the project was approved, it was estimated that BPA would receive a minimum 9,669 HU’s as credit toward fulfillment of their mitigation obligation (BPA, 1996b).

Table 1.  Preliminary analysis of HU’s provided by the Precious Lands Project for five target wildlife species.  Information based on analysis of 12,000 acres of the total 15,359 acres in the project.

| Species | Cover Type | Average HSI | Acres | HU’s |
| --- | --- | --- | --- | --- |
| Black-Capped Chickadee | Conifer Forest | 0.99 | 752 | 744 |
|  | Conifer Woodland | 0.48 | 782 | 375 |
| Downy Woodpecker | Riparian | 0.78 | 381 | 297 |
| Yellow Warbler | Riparian | 0.59 | 355 | 209 |
|  | Upland Shrub | 0.35 | 1,566 | 548 |
|  | Disturbed Riparian | 0.25 | 164 | 41 |
| Song Sparrow | Riparian | 0.90 | 519 | 467 |
| Western Meadowlark | Annual Grassland | 0.97 | 2,060 | 1,998 |
|  | Native Bunchgrass | 0.74 | 5,190 | 3,840 |
|  | Cropland | 0.64 | 124 | 79 |
| TOTAL | 8,598 |

Noxious Weed Inventory:  Noxious weed populations have been inventoried and mapped using helicopter and walk-through surveys.  Approximately 400 acres of yellow starthistle infestation have been identified, mapped and targeted for control action.  Locations of other priority weeds have also been mapped and control action taken if appropriate.  Weed surveys are an ongoing and integral activity to the overall management of the area.

In addition to survey and inventory activities, the NPT program also includes an aggressive operations and maintenance program to protect the property from trespass by neighboring livestock, control noxious weeds, maintain roads, and repair facilities such as cabins and barns used by summer work crews.  Property boundaries have also been located, signed, and fenced where necessary.

A management plan for the Precious Lands Area is currently being drafted to address key resources issues, and outline project goals and objectives.  Plan development has been delayed due to a recent land acquisition made in October 2000.  It was decided to include the new property in the current management plan rather than create a new one later.  A draft plan should be issued by fall of 2001 for review and approval.

f. Proposal objectives, tasks and methods

The project goals, objectives, and tasks for fiscal year 2002-2004 are consistent with the NPPC 2000 program, and address limiting factors outlined in the Grande Ronde Summary.  They have been developed through the management planning process and are addressed in the Draft Management Plan (in preparation).

Project Goal:	Maintain and improve wildlife habitat values to benefit all native species, and particularly target species identified in the BPA contract (BPA, 1996b).

Objective 1: 	Directly improve habitat values for native species on a minimum 750

acres annually.

Task 1a:  Control yellow starthistle on 200 acres annually.

Task 1b:  Inventory, map and control weeds on 500 acres annually.

Task 1c:  Plant 123 acres of agricultural land to native species by FY 2005.

Task 1d:  Plant shrubs and trees on 10 acres of riparian area annually.

Objective 2:	Maintain existing wildlife habitat values on 15,359 acres annually.

Task 2a:  Control trespass livestock by constructing up to 4 miles of new fence

annually.

Task 2b:  Maintain all existing fence annually.

Task 2c:  Establish conservation law enforcement patrols during high use periods.

Task 2d:  Maintain roads, vehicles, equipment and staff facilities to the extent

necessary to complete habitat projects.

Objective 3:	Develop adaptive management plans by FY 2004.

Task 3a: Develop a prescribed fire and fire management plan by the end of FY

2002.

Task 3b: Develop an integrated weed management plan by the end of FY 2003.

Objective 4: 	Monitor wildlife populations and habitats annually to evaluate the

effectiveness of habitat improvement measures.

Task 4a: Conduct general vegetation monitoring and HEP analysis to evaluate

management activities annually.

Task 4b: Survey eight permanent landbird monitoring sites annually

Task 4c: Survey appropriate habitats for amphibians annually.

Task 4d: Coordinate with state wildlife authorities to monitor big game

Populations in response to management activities as needed.

Task 4e:  Monitor water quality variables annually.

###### Methods and Justification

Tasks 1a-b: Noxious Weed Control.  Noxious weed infestations are a growing concern within the grassland ecosystems of northeast Oregon and adjacent Idaho, and were identified in the Summary as a limiting factor for wildlife (Nowak, 2001;81).  Target weed species include, but are not limited to, yellow starthistle, scotch thistle, leafy spurge, diffuse knapweed, rush skeleton weed, and poison hemlock.  Populations of high priority weeds will be aggressively managed through a combination of herbicide application, mechanical treatment, and use of bio-control agents.  There is also a need to continuously inventory and map noxious weed infestations to better respond with appropriate management actions.  Early detection and treatment is essential for efficiently controlling noxious weeds.

Yellow starthistle is of particular management concern because of its rapid spread and prolific seed production capabilities.  It often displaces native plant communities and creates a near monoculture with other weedy annuals.  Infested sites have lower biodiversity than healthy communities, and may be susceptible to increased soil erosion (Sheley et al., 1999).  In the steep rugged terrain of the Precious Lands Area, helicopter application of herbicide has proved to be the most feasible option for chemical control.  Spray services are contracted annually for herbicide application.

After weed control efforts have been accomplished, degraded sites will be re-seeded with native species to help recover the plant community and prevent re-establishment of undesirable weeds. The steep rugged terrain, thin soils, and low rainfall will make restoration of damaged grasslands a challenging task that will require adaptive management strategies.  It will, however, be essential for the long-term success of habitat improvement projects.

Task 1c:  Restoration of Agricultural Lands.  The Precious Lands Area contains 123 acres of tillable land that is currently in wheat and hay production (Figure 3).  Over time, these lands will be re-planted to native bunchgrasses, shrubs, and trees to provide improved wildlife habitat and hydrologic function.  The Precious Lands Area Management Plan (in preparation) outlines strategies for converting agricultural lands into more productive habitat areas that also benefit watershed hydrology by reducing soil erosion and improving water holding capacity and recharge.

The first 30 acres is scheduled for planting to native bunchgrasses in the fall of 2001, followed by 36 acres in 2002, 38 acres in 2003, and 19 acres in 2004.  Native grass and forb seeds will be planted in late fall using a no-till drill.  This will give seeds an opportunity to imbibe water and after-ripen over winter before germinating in the spring.  Selective herbicide application will be used to control noxious weeds during the establishment phase.  Areas suitable for tree and shrub establishment will be planted the spring following grass seeding.  A mixture of ponderosa pine, Douglas-fir and larch will be planted to mimic historical forest conditions.  Aspens will be planted in moist sites to

Figure 3.  View of agricultural fields on the Precious Lands Wildlife Area.

provide habitat and biological diversity.  Re-establishment of ponderosa pine forests on this site will address one of the wildlife habitat needs mentioned in the Summary (Nowak, 2001;166).

Task 1d:  Riparian Shrub Plantings.  The Precious Lands Wildlife Area currently contains 14.6 miles of perennial streams.  Riparian areas are in good to excellent condition, with a few exceptions.  The flood events of 1996-97 caused considerable damage to overstory vegetation in Joseph, Buford, and Cottonwood Creeks.  Many large trees were uprooted and in some cases, severe down grading occurred within existing stream channels.  As a result, canopy coverage has declined and become patchy within those systems.  This increases solar radiation and may negatively impact stream temperatures.

The Wallowa County-Nez Perce Tribe Salmon Habitat Recovery Plan (1993) listed high stream temperatures and loss of riparian vegetation as major limiting factors for salmonid production within the Joseph Creek watershed.  Loss of riparian vegetation was also listed by the Summary (Nowak, 2001) as a management concern for the Grande Ronde subbasin in general.  Protection and enhancement of streamside vegetation should improve shading and reduce sedimentation into the stream channel while also benefiting terrestrial wildlife species.  These management activities address several identified needs for aquatic habitat enhancement (Nowak, 2001;160).  A healthy overstory will also contribute to large woody debris recruitment which was identified as a management concern in the lower reaches of Joseph Creek during a 1999 stream survey (ODFW, unpublished data).  Where passive restoration does not appear to be sufficient, riparian communities will be restored using cuttings, nursery stock or direct seeding.  Newly planted areas will be protected during the establishment phase using temporary fences.

Task 2a-b: Control Trespass Livestock.  The entire project area is surrounded by active grazing operations including private ranches and Forest Service allotments.  Past livestock grazing has contributed to degradation of both upland and riparian communities within the subbasin (Nowak, 2001).  To maintain habitat quality within the project area perimeter fences will be established and maintained to limit the trespass of neighboring livestock.   Approximately 50 miles of perimeter exists but only 11 miles of it is currently fenced.  It is estimated that an additional 15 miles of fence will be required to sufficiently protect the area from livestock.  All fence construction will utilize wildlife-friendly standards to minimize impacts to wildlife.  The NPT will also work cooperatively with adjacent landowners to develop other long-term strategies for livestock control.

Task 2c:  Establish Conservation Law Enforcement.  The Summary (Nowak, 2001) identified conservation law enforcement as a general need within the subbasin.  Specifically, “increased efforts for in and out-of-season poaching and in road closure areas” are needed (Nowak, 2001;160).  Deploying NPT Fisheries Conservation officers in and adjacent to the project area would result in better enforcement of existing laws and road closures by acting as a deterrent to criminal activity and providing opportunities for public contact and education. This would also address the identified need to “Continue to educate the public...regarding natural resource laws, compliance and enforcement.” (Nowak, 2001:160).  In the past, the NPT has had problems with unauthorized vehicle use, vandalism, and property theft on the Precious Lands Area.  By increasing the law enforcement presence, it is anticipated that the public will become better informed about existing laws and regulations, and compliance will increase.  These measures will compliment and strengthen the State’s conservation enforcement efforts by improving visibility of conservation efforts, and increasing opportunities to detect criminal activities.

Law enforcement presence will be concentrated during high use periods to coincide with major big game hunting seasons (spring black bear in April-May, and fall elk in October-November).  Officers would be present in the area a minimum of two days per week with at least one of those days occurring on a weekend.  Officers will make contact with resource users and investigate suspicious activities.  All efforts will be coordinated with appropriate State Fish and Wildlife authorities.

Task 2d:  Maintain Facilities, Roads and Equipment.  The Precious Lands Wildlife Area lies in a remote portion of Wallowa County with few roads or nearby towns.  Personnel working on the project must reside on-site during the work week and often utilize one of the three cabins on the property.  These buildings must be maintained and supplied to keep them in usable condition.  Reasonable expectations for these facilities include running water, toilet facilities, a cooking area, and sleeping quarters.  Roads leading to the Wildlife Area must also be maintained so work crews can access the site.  Winter snows and spring flood events often necessitate moderate repair and cleanup costs.  If damage is too extensive the work is contracted.

Office facilities are provided by the NPT.  However, upgrades to the existing office space are needed.  The building is not handicap accessible and does not meet minimum requirements under the Americans with Disabilities Act (ADA) because the doors are too narrow and the bathrooms are not wheelchair accessible.  Additionally, increased floor space is needed to accommodate a growing staff.  Funds are requested to provide partial funding for necessary building upgrades.

Task 3a: Fire Management Plan. Currently, the NPT has entered into a fire protection agreement with the Oregon Department of Forestry to provide for fire suppression activities.  This agreement will be maintained through the life of the project but provisions should be made to reduce the risk of catastrophic wildfires. Most of the Precious Lands property lies in the low elevation grassland zone of the Grande Ronde subbasin.  These communities are at high risk of wildfire from lightning strikes and human ignitions.  Several hundred acres of the project area experienced stand-replacing fires during the 1980’s (Figure 4).

Figure 4.  View of old fire area within the Joseph Creek Drainage of the Precious Lands Wildlife Area.

To properly manage fire on the landscape, a fire management plan needs to be created that addresses such issues as riparian zone protection, prescribed burning, facilities protection, and use of fire as a management tool.  Wisdom et al. (2000) identified changes in fire frequency and intensity as negatively impacting low elevation ponderosa pine forests.  The fire management plan will address opportunities to re-establish more realistic fire return intervals within the project area to improve forest condition and reduce the probability of stand-replacing wildfires.  Enhancement of ponderosa pine communities was identified as a wildlife need in the Summary (Nowak, 2001;166).  Proposed activities will be coordinated with neighboring landowners, and particularly the Wallowa-Whitman National Forest that bounds the project area for 10.45 miles in the south (see Map 1).

Task 3b:  Integrated Noxious Weed Management Plan.  Long-term control of noxious weeds will likely require an integrated approach to problem solving.  A site-specific plan will be developed that addresses strategies for weed control efforts on the project area.  It will establish management guidelines and outline a decision-making process for weed control activities.

###### Monitoring and Evaluation

Task 4a:  General Vegetation Monitoring.  Permanent vegetation plots will be established using guidelines outlined in (Elzinga et al., 1998) to evaluate effectiveness of weed control activities, habitat protection measures, and native plant seedings.  Plots are designed to indicate population trends and changes in community composition as a result of management activities.  For example, we may wish to detect a change in frequency of yellow starthistle following herbicide treatment, or an increase in bluebunch wheatgrass density following livestock exclusion.  Both of these parameters can be estimated using microplots located at regular intervals along randomly-located, permanent transects.

The monitoring objectives will drive specific plot design and intensity.  For example, the effort needed to detect a 10% change in species frequency will be different than that needed to detect a 30% change.   Additionally, life history characteristics of target plant species may also dictate sampling design and intensity.  Some geophytes are notoriously difficult to monitor because above ground parts are not always evident on a yearly basis.  Monitoring designs will be adapted as necessary to achieve monitoring objectives.  Data will be gathered at specified intervals (3-5 years) for the life of the project.  Voucher specimens of all vascular plant species encountered on monitoring plots will be collected and deposited at the Oregon State University Herbarium at Corvallis, OR.

Task 4a:  HEP Analysis.  A baseline HEP analysis has already been started for the project area, but is currently being updated to include approximately 3,360 acres of newly purchased property.  HEP analysis will be used to evaluate habitat benefits resulting from management activities.  Permanent HEP transects will be evaluated at five year intervals to monitor general habitat trends.  Transects will be stratified over all cover types so that at least two transects per cover type are evaluated.

Field methods follow standard protocols (USFWS, 1980a, 1980b; Hays et al. 1981) that vary based on the cover type being sampled and the Habitat Suitability Index (HSI) model being run.  In general, transects are randomly plotted on a map during a pre-field review.   Transect starting points and azimuths are then randomly selected in the field.  Transects are comprised of 100 ft. segments, with measurements taken at standard intervals on the right side of the tape.  Transect length is determined using a “running mean” to estimate variance (95% probability of being within 10% of the true mean for percent herbaceous cover) with minimum transect length of 1000 ft.  Transect starting and ending points are marked with a 2.5 ft. rebar stake painted orange and capped with a plastic orange safety cap.  Photos are taken at the starting point facing the line of travel (Figure 5).

Figure 5. View of HEP plot G-6 along Hunting Camp Ridge on the Precious Lands Wildlife Area.

Variables sampled are dependent on the cover type being sampled and the HSI models being evaluated.  Listed below are the sampling methods used to measure variables within grassland, upland shrub, riparian, and conifer cover types (Table 2).  Other variables that may be necessary to run the HSI models can be derived from the data collected using these methods.

Table 2.  Variables measured during HEP analysis.

| Riparian and Conifer Cover Types |
| --- |
| Variable | Method | Measurement |
| % Tree Canopy Cover | Moosehorn Densitometer | Number of hits per 100 ft. interval measured every 10 ft. |
| Average Tree Height | Forestry Conservation Stick | Ocular estimate of the nearest tree at the 50 and 100 ft. marks. |
| Basal Area | Circular Plot | Use 10 factor prism to measure trees on 1/10 acre plot located at 100 ft. intervals. |
| Snags/Acre | Circular Plot | Directly count all snags >6 inch DBH and >6 ft tall within 1/10 acre plot. |
| % Trees 1-6 inch DBH | Circular Plot | Directly count all trees 1-6 inch DBH within 1/10 acre plot. |
| % Shrub Canopy Cover | Line Intercept | Number of hits per 100 ft. interval measured every 5 ft. (2 ft. intervals if shrubs appeared < 20% cover). |
| Average shrub height | Line Intercept Tape Measure | Directly measure maximum height of tallest shrub intercepted at 5 ft intervals along transect. |
| % Herbaceous Cover | Microplot | Ocular estimate within 0.5 m2 microplot. |
| % Cover Palatable Herbaceous Species | Microplot | Ocular estimate within 0.5 m2 microplot. |
| Hiding Cover | Robel Pole | At 50 ft. intervals, estimate % of the pole obscured at 10 ft distance. |
| Grassland and Upland Shrub Cover Types |
| Variable | Method | Measurement |
| % Shrub Canopy Cover | Line Intercept | Number of hits per 100 ft. interval measured every 5 ft. (2 ft. intervals if shrubs appeared < 20% cover). |
| Average shrub height | Line Intercept Tape Measure | Directly measure maximum height of shrub intercepted at 5 ft intervals along transect. |
| % Herbaceous Canopy Cover | Microplot | Ocular estimate within 0.5 m2 microplot. |
| % Cover Palatable Herbaceous Species | Microplot | Ocular estimate within 0.5 m2 microplot. |
| Average Height Herbaceous Canopy | Microplot Tape Measure | Directly measure average and maximum height of herbaceous cover within 0.5 m2 microplot. |
| Distance to Perch | Tape Measure | At 20 ft. intervals along transect, directly measure to nearest perch. |
| Distance to Roost | Ocular Estimate | At 20 ft. intervals along transect, estimate distance to roosting cover. |
| Hiding Cover | Robel Pole | At 50 ft. intervals, estimate % of the pole obscured at 10 ft distance. |

Wildlife Population Monitoring.

It is often assumed that changes in habitat condition or structure will result in concurrent changes in wildlife populations.  To more convincingly link habitat improvements to population numbers, select groups of wildlife species will be monitored over time on the Precious Lands Area.  Specifically, land birds, big game species, and amphibians will be monitored to evaluate population changes that might result from habitat improvement work.  Specific monitoring programs may also be established for special status populations (such as Mtn. quail or Townsend’s big eared bat) or Threatened and Endangered species that may inhabit the project area.  Such monitoring would help ensure that project activities were not adversely impacting species of conservation concern.

Task 4b: Land Bird Monitoring.  Land bird monitoring protocols are based on the standardized procedure used by the Partners in Flight Program (Huff et al., 2000).  This is a habitat-based system that records all birds observed at a fixed location during specific, repeated observation periods.  Monitoring sites are stratified by habitat, and within each site five stations are permanently located a minimum of 150 m apart.  At each station, all birds observed or heard during a ten minute period are recorded and classified as either within or outside a standard 50 m radius of the observer.  Sampling takes place in the spring from mid-May through July to best capture species during their breeding season.  All data collection occurs during early morning hours from sunrise to no later than 10:00 am to ensure the best detectability of singing males (Mills et al. 2000).  Each monitoring site is visited at least twice during the breeding season (optimally three times) to record both early and late arriving migrants.  Data are compiled and submitted to the national repository for bird monitoring data at www.mp2-pwrc.usgs.gov/point/main.htm.

Task 4c: Amphibian Monitoring.  Amphibian monitoring will occur at appropriate lacusteran habitats on all project lands.    Monitoring sites are visited twice each year during April and again in July to detect breeding adults and recently metamorphed young, respectively.  At each site, all habitat within 1 m of the shoreline are surveyed on foot by one or more observers.  The start and end time of the search effort is recorded so that relative abundance of species can be calculated.  All amphibians encountered are counted, identified to species, and classified by developmental stage (egg mass, larvae, tadpole, juvenile, or adult).  Physical and chemical characteristics of the monitoring site are also recorded to document pH, water temperature, substrate, maximum depth, turbidity, etc.  Data are compiled and copies sent to the Rocky Mountain Region of the Declining Amphibians Population Task Force (DAPTF) for inclusion in their database.

Task 4d: Big Game Monitoring.  Big game winter use counts are routinely taken by the Oregon Department of Fish and Wildlife (ODFW) within the project location.  Helicopter or fixed wing aircraft are used to count elk, big horn sheep, and mule deer on winter ranges during February and March.  These data are then used to help managers establish seasons and evaluate how well they are meeting their population targets.  As habitat improvement work is accomplished on the Precious Lands Area, winter count data can be used to evaluate changes in animal use pattern as a result of management activities.  Implementation of such monitoring will be closely coordinated with ODFW personnel.

Task 4e:  Water Quality Monitoring.  The NPT Water Resources Program has been conducting water quality monitoring on select streams within the project area for the past two years.  Basic data on nutrients (TP, NH4-N, TKN, NO3-NO2, orthophosphates), bedload, total suspended solids, bacteria, and flow have been collected at four sites within the project area.  Hydrolab readings are also taken for temperature, dissolved oxygen, pH, turbidity, and specific conductivity. These efforts will be continued and new monitoring sites established as necessary, to help meet data needs for watershed and fish recovery efforts.  The need for continued water temperature monitoring was identified in the Summary (Nowak, 2001;161).

g. Facilities and equipment

The Precious Lands WMA currently has three cabins suitable for field personnel use.  Routine maintenance and repairs are needed annually to prolong their usefulness to the project.  Office space is provided by the NPT but improvements are necessary to bring the current space into ADA compliance.  Funds are requested to remodel and upgrade office space for project personnel.  Most capital investment equipment has already been purchased and includes a portable computer, two ATV’s, a utility trailer, a horse trailer, and a 24 ft flat bed trailer.  Additional needs include another ATV and a rock drill to facilitate fence construction in extremely steep, rocky terrain.  It is anticipated that hand held Global Positioning Units (GPS) will need to be upgraded during outyears FY 2003 and 2004.  GSA vehicles are leased annually to provide project support.

h. References

| Reference (include web address if available online) | Submitted w/form (y/n) |
| --- | --- |
| Blue Mountain Elk Initiative. 1996. Blue Mountains Elk Initiative Charter for 1996-2000. Unpublished document. 32 pp. Bonneville Power Administration. 1996a. Northeast Oregon Wildlife Mitigation Project Final Environmental Assessment. DOE/EA-1160. 13 pp. Bonneville Power Administration. 1996b. Northeast Oregon Wildlife Mitigation Project Intergovernmental Contract 96 BI 97175. 12 pp. Bury, R.B., and P.S. Corn. 1987. Evaluation of Pitfall Trapping in Northwestern Forests: Trap Arrays with Drift Fences. Journal of Wildlife Management, 51: 112-119. Elzinga, C.L., D. W Salzer, and J.W. Willoughby. 1998. Measuring and Monitoring Plant Populations. Bureau of Land Management Technical Reference 1730-1. 492 pp. Hays, R.L., C. Summers, and W. Seitz. 1981. Estimating Wildlife Habitat Values. US Department of the Interior, Fish and Wildlife Service FWS/OBS-81/47. Washington, D.C. 111 pp. Huff, M.H., K.A. Bettinger, H.L. Ferguson, M.J. Brown, and B. Altman. 2000. A Habitat-Based Point-Count Protocol for Terrestrial Birds, Emphasizing Washington and Oregon. USDA Forest Service General Technical Report PNW-GTR-501. 39 pp. McIntosh, B. 1992. Historical Changes in Anadromous Fish Habitat in the Upper Grande Ronde River, Oregon, 1941-1992. M.S. Thesis, Oregon State University, Corvallis, OR. 88 pp. Mills, T.R., M.A. Rumble, and L.D. Flake. 2000. Optimum Timeframes for Detecting Songbird Vocalizations in the Black Hills. USDA Forest Service Research Paper RMRS-RP-21. 6 pp. Northwest Power planning Council. 2000. 2000 Columbia River Basin Fish and Wildlife Program; A Multi-species Approach for Decision-Making. Portland, OR. 84 pp. Nowak., ed. 2001. Draft Grande Ronde Subbasin Summary. Prepared for the Northwest Power Planning Council, Portland, OR. 253 pp. Pashley, D.N., C.J. Beardmore, J.A. Fitzgerald, R.P. Ford, W.C. Hunter, M.S. Morrison, and K.V. Rosenberg. 2000. Partners in Flight, Conservation of the Land Birds of the United States. American Bird Conservancy, The Plains, VA. 92 pp. Sheley, R.L., L.L. Larson, and J.S. Jacobs. 1999. Yellow Starthistle. pp 408-416 In Sheley, R.L. and J.K. Petroff (eds.), Biology and Management of Noxious Rangeland Weeds. Oregon State University Press, Corvallis, OR. USFWS. 1980a. Habitat as a Basis for Environmental Assessment. Ecological Services Manual 101. US Department of the Interior, Washington, D.C. USFWS. 1980b. Habitat Evaluation Procedures (HEP). Ecological Services Manual 102. US Department of the Interior, Washington, D.C. Wallowa County – Nez Perce Tribe. 1993. Salmon Recovery Plan with Multi-species Habitat Strategy. Revised September 1999. Wisdom, M.J., R.S. Holthausen, B.C. Wales, C.D. Hargis, V.A. Saab, D.C. Lee, W.J. Hann, T.D. Rich, M.M. Rowland, W.J. Murphy, and M.R. Eames. 2000. Source Habitats for Terrestrial Vertebrates of Focus in the Interior Columbia Basin: Broad-Scale trends and Management Implications. Volumes 1 and 2. USDA Forest Service General Technical Report PNW-GTR-485. Pacific Northwest Research Station, Portland, OR. Wissmar, R.C., J.E. Smith, B.A. McIntosh, H.W. Li, G.H. Reevesand, and R.J. Sedell. 1994. A History of Resource Use and Disturbance in Riverine Basins of Eastern Oregon and Washington (early 1800’s-1900’s). Northwest Science 68:1-35. | N N N N N N N N N N N N N N N N N N |

# Section 10 of 10. Key personnel

| Loren A. Kronemann Wildlife Mitigation Specialist |
| --- |
| FTE: | 1/2 |
| EDUCATION: | M.S. in Range Management, Texas Tech University, Lubbock, TX 1982. Thesis: “Effects of Fire on Selected Mule Deer Browse in the Guadalupe Mountains” B.S. in Wildlife Resource Management, University of Idaho, Moscow, ID, 1977. |
| PROFESSIONAL EXPERIENCE: | Wildlife Mitigation Specialist Nez Perce Tribe, Lapwai, ID, 1987-Present Oversee all wildlife mitigation lands managed by the Nez Perce Tribe and act as site manager for the Dworshak wildlife mitigation project. Responsible for creating budgets and funding proposals, hiring and supervising field technicians, and implementing the monitoring and restoration of native plant and wildlife species. Department Technician Department of Pharmacology, Texas Tech Health Science Center, Lubbock, TX. 1982-1987. Responsibilities included the repair and maintenance of equipment, developing slides and photographs, providing hand-drawn graphics and labeling, and assisting in design, construction and setup of experimental equipment. Biological Technician U.S. Fish and Wildlife Service, Hobe Sound National Wildlife Refuge, Hobe Sound, FL. May-August 1982. Conducted nesting counts and monitored crawls of three species of endangered giant sea turtles. Performed habitat revitalization by removing exotic plant species and transplanting native vegetation. Maintained trails and sand dune ramps, controlled raccoon predation, ran sea bird counts, and conducted law enforcement patrols by boat, jeep, or ATV. Research Assistant Department of Range and Wildlife, Texas Tech University, Lubbock, TX, August 1979-May 1982. Conducted research on the effects of fire on mule deer browse. Set up research areas, collected vegetation samples, analyzed food habit data using fecal analysis, and participated in prescribed burn projects. Familiar with drop net and cannon net capturing systems for big game. Field Biologist U.S. Fish and Wildlife Service, Ecological Services, Boise, ID, May 1979-August 1979. Conducted field surveys of wildlife potential on Army Corp. lands along Dworshak Reservoir, ID. Wrote a comprehensive management plan for wildlife and fisheries use of the area, and prepared detailed maps of all habitat alterations. Research Assistant University of Idaho, Department of Wildlife, Moscow, ID, November 1977-April 1979. Assisted in supervising field crews that were inventorying the wildlife habitat on all Bureau of Land Management lands in northern Idaho. Conducted vegetation, small mammal, and snag surveys, performed chukar counts, and participated in aerial surveys of elk winter range. Prepared vegetation maps, interpreted aerial photographs, performed data analysis, and wrote portions of the final report. Biological Technician U.S. Fish and Wildlife Service, P.O. Box 2800, Kenai, AK, May 1977-August 1977. Collected vegetation data for a moose habitat rehabilitation project. Collected and analyzed soil samples, and conducted moose and caribou population surveys. Assisted in determining the effects of various logging techniques on moose. |
| PROFESSIONAL DEVELOPMENT: | Supervisory Development Applying the NEPA Process HEP Techniques Forest Appraisal Training Prescribed Fire Management Training Expert Witness Interagency Wetland Delineation Arcview training |
| PUBLICATIONS: | “Analysis of Habitat Preference by White-tailed Deer on Winter Range Near St. Maries, Idaho” Forestry, Wildlife, and Range Experimental Station, University of Idaho, 1977. “Fish and Wildlife Habitat Treatments, Dworshak Dam Reservoir” Appendix D to Army Corps Master Plan. U.S. Fish and Wildlife Service, Ecological Service, Boise, Idaho. 1979. “Terrestrial Wildlife Habitat Inventory of BLM Lands in West Central Idaho” Stauffer, Kronemann and Garton. May 1979. University of Idaho Press. “Effects of Fire on Selected Mule Deer Browse in the Guadalupe Mountains” MS Thesis. Texas Tech University, Lubbock, TX, 1982. |

| Angela Sondenaa Precious Lands Area Manager |
| --- |
| FTE: | 1 |
| EDUCATION: | Ph.D. in Botany, University of Idaho, Moscow, ID, 2000. Dissertation Title: “The Reproductive Ecology of Douglasia idahoensis, a Rare Idaho Endemic”. Emphasis Areas: Breeding systems, pollination biology, and seed production. B.S. in Wildlife Biology, Oregon State University, Corvallis, OR, 1990. Emphasis Areas: Non-game species |
| PROFESSIONAL EXPERIENCE: | Precious Land Area Manager Nez Perce Tribe, Lapwai, ID, July 1998-Present Characterized and managed over 15,000 acres of wildlife mitigation lands. Responsible for developing an area management plan and assisting in land acquisition, organizing a Clearwater subbasin terrestrial wildlife assessment, creating budgets and funding proposals, hiring and supervising field technicians, and implementing the monitoring and restoration of native plant and wildlife species. Acting Herbarium Director University of Idaho Herbarium, Moscow, ID, 1996-1998. Responsible for all aspects of herbarium management including conducting research on Idaho floristics, facilitating loan requests, managing collection database, promoting the specimen exchange program, supervising student workers, and leading workshops on plant collecting techniques, proper handling, label preparation, and curation of herbarium specimens. Teaching Assistant General Biology 201, General Botany 203, University of Idaho, Moscow, ID, Academic Year 1995-6. Conducted weekly Biology laboratory classes and presented lecture material in recitation sections for introductory principles course for majors. Presented Botany laboratory instruction in plant anatomy, diversity, and physiology. Assisted with writing exam questions, grading assignments, and conducting review sessions before exams. Research Assistant Department of Plant, Soil & Entomological sciences, University of Idaho, Moscow, ID, June-July 1997. Collected field data on insect herbivory in Salix sp. with differing wax blooms, performed statistical analysis using SAS computer program, and collected, curated, and identified insect specimens. Student Curator University of Idaho Herbarium, Moscow, ID, 1993-1995. Organized plant collection, supervised student workers, revised taxonomy of problem groups, responded to information requests, identify specimens, and entered data into herbarium database. Wildlife Biologist Salmon River District, Nez Perce National Forest, White Bird, ID, 1990-1993. Developed district-level wildlife program, designed and conducted wildlife and plant surveys, hired and supervised field technicians, prepared biological evaluations, and acted as District Safety Committee Chairman in 1992. Coordinated the sensitive plant program including survey design, inventory of rare habitats, population monitoring, and report writing. Cultural Resource Assistant Oregon State University Research Forests, Corvallis, OR, 1989-1990. Functioned as part of an interdisciplinary team that inventoried, documented, and mapped cultural resource sites, developed a site database, and made management recommendations. |
| PROFESSIONAL DEVELOPMENT: | Supervisory Development Forest Plan Implementation 1900-1 Employee Awareness Training Applying the NEPA Process Habitat Type Training Basic Law Enforcement Bat Survey and Monitoring Workshop Level II COR/Inspector Workshop Basic Photo Interpretation Training Basic Firefighter Training Introductory ArcView GIS HEP Techniques |
| PUBLICATIONS: | Zybach, B. and A. Sondenaa. 1994. Charlie Olson: Biographical Sketch and Early History of Sulphur Springs, Benton County Oregon 1890-1920. Monograph #7, Soap Creek Valley History Project. Oregon State University Research Forests, Corvallis, OR. 185 pp. Sondenaa, A. 1990. The Wild Mammals of the McDonald and Paul M. Dunn Research Forests. Oregon State University Research Forests, Corvallis, OR. 43 pp. |

Wildlife Technicians:

Shana Kozusko

Aaron Gould

Blair McClarin

Wildlife Aides:

Robert McCormack

Mike Popp

Anna Foley

Suzan Wheeler

Joe Guzman

Doug Sobotta

Secretarial Support:

LaRae Peters

# Footnotes

Based on mid-winter game counts from 1984-1997.

Severe flooding during 1996-7 resulted in losses of understory shrubs in some riparian areas.  These areas showed a significant reduction in habitat value for yellow warbler during model runs, so were separated into their own category.  Habitat conditions in these areas did not show a significant reduction for other riparian species such as downey woodpecker or song sparrow.