Project ID:	198402100

Title:	Protect and Enhance Anadromous Fish Habitat in the John Day Sub-basin.

# Section 9 of 10. Project description

a. Abstract

This program provides long term protection, maintenance and restoration of fish habitat on private lands in the John Day Sub-basin through landowner agreements, fencing, instream structures, riparian plantings, critical stream bank stabilization and passage structures.  Program provides coordination of activities to implement new projects, repair damaged and aging fences and habitat structures, monitor and report results, administrate and market the program, serve as a resource for landowners and watershed councils to operate effective riparian/watershed projects and to coordinate with other agencies.  All work performed contributes to the 1994 Columbia Fish and Wildlife Program (FWP) goal of improving spawning and rearing habitat to increase overall fish runs in the Columbia River.

b. Technical and/or scientific background

The John Day River originates on the West slope of the Blue Mountains in East-Central Oregon.  It flows from four major forks in a northwesterly direction to enter the Columbia at river mile 218.  It drains 8,010 square miles and is the third largest drainage in the state of Oregon.  Primary uses of the basin are ranching, farming, logging, recreation and mining.  Native populations of spring Chinook salmon, summer steelhead, redband trout, westslope cutthroat trout and bull trout remain intact today.  There is no hatchery supplementation of anadromous fish in the basin.  Salmonid populations are limited by degraded habitat (CTUIR 1984).  The suspension of grazing... has the greatest promise of any restoration measure for attaining rapid improvement in habitat conditions and salmon survival  (Rhoades et. al. 1994).

Streamside vegetation degradation from livestock grazing is the most serious fish habitat problem on private lands in the John Day sub basin.  In 1984 the Confederated Tribes of the Umatilla Indian Reservation (CTUIR 1984) identified 542 miles of degraded stream habitat on private lands within the John Day sub basin in need of habitat restoration.  The lack of vegetation has resulted in high summer water temperatures, excessive ice formation in the winter, accelerated stream bank erosion, excessive sedimentation, depressed beaver populations and reduced instream organic debris.  The basin’s ability to repair itself is limited by a semiarid environment and the cattle grazing strategies presently in use.

Encouraging recovery of riparian vegetation, improving stream bank stability and instream habitat diversity will result in overall increase in water quality and quantity within the John Day sub basin.  These habitat improvements will result in an increase in salmonid natural production carrying capacity within the system (Meehan, W.R. 1991).  Removal or modification of fish passage barriers will also improve adult and juvenile salmonid access to preferred habitats.

Three watershed assessments have been written which document restoration needs for private lands within the sub-basin (CTUIR 1984, Stuart et.al. 1987 and OWRD 1992).  The development of these plans involved a comprehensive habitat survey of known anadromous fish production streams.  From these surveys and existing information, habitat limiting factors were developed and used as the basis for determining where habitat improvement work is needed.  A prioritized list of streams was then created based on species present, habitat condition, cost effectiveness and logistical constraints (accessibility, technical feasibility, etc.).  Project implementation then began on the highest priority stream and has continued down the list for the last 17 years.

c. Rationale and significance to Regional Programs

Low summer stream flows and the associated high water temperatures adversely affect salmonids throughout much of the John Day sub basin. Degradation of riparian areas and their effective hydrologic function has contributed significantly to these flow/temperature problems (ODFW, CTUIR, CTWSIR 1990).  In 1984 the Confederated Tribes of the Umatilla Indian Reservation (CTUIR 1984) identified 542 miles of degraded stream habitat on private lands within the John Day sub basin in need of habitat restoration.  After seventeen years of intensive efforts by this program 77 miles have been treated.

Hatchery supplementation has been dismissed as an option for increasing salmon and steelhead numbers in the sub-basin (Stuart et.al. 1987).  Habitat improvement, fish passage improvement and irrigation system improvement are presently the only option for increasing populations.(Lindsay et.al. 1985)

Encouraging recovery of riparian vegetation, improving stream bank stability and instream habitat diversity will result in an overall increase in water quality and quantity within the John Day sub basin.  These habitat improvements will result in an increase in salmonid natural production carrying capacity within the system (Meehan 1991, Rhoades et.al. 1994).  Removal or modification of fish passage barriers will also improve adult and juvenile salmonid access to preferred habitats.

By protecting riparian areas from intensive land uses (15 years minimum), attributes will become more pronounced through time by allowing plants inside the fenced areas to succeed toward climax communities.  Fenced areas will continue to produce these attributes until fence maintenance ceases.  Landowners must be shown what benefits have occurred so maintenance will continue after protective leases expire.  Landowners have constructed their own riparian protection fences or assumed maintenance duties on project fences in several locations.

The Oregon Department of Environmental Quality lists 107 John Day basin stream reaches as exceeding their standard for temperature. (303d list)

The National Marine Fisheries Service has named the John Day River as one of their highest priority streams for Columbia River steelhead recovery through habitat enhancement (FCRPS BiOp. 2000)

The project establishes long term riparian and tributary passage improvement on private lands through riparian leases, cooperative agreements and easements of 15 years in length.  Individual projects contribute to ecosystem and basin wide watershed restoration and management efforts underway by state, federal and tribal agencies.  Planning for project implementation includes the participation of private landowners, state and federal agencies, tribes and watershed councils as called for in measure 7.7 of the FWP, (NWPPC 1994).  The project goal is to rehabilitate and improve anadromous fish spawning and rearing habitat as outlined in program measure 7.6 of the FWP.  Fish passage is established or improved as outlined in measure 7.10 of the FWP.  Individual projects also incorporate Best Management Practices as outlined in measure 7.8 of the FWP.

d. Relationships to other projects

This project compliments riparian and fish habitat improvement efforts underway on surrounding US Forest Service and Bureau of Land Management property by assuring anadromous fish passage, continuing their restoration efforts further downstream and by giving refuge to fish stocks that must migrate downstream during winter ice periods.

The local watershed councils, the Natural Resource Conservation Service, the Oregon Department of Forestry and the Oregon Department of Transportation depend on the project for restoration techniques and fence and instream habitat specifications.

The Oregon Fish Screening Project (FWP # 00000299) protects downstream migrating smolts produced by the project.  This project frequently shares personnel and equipment, exchanges information and exchanges locations of willing landowners with the Screens project. The Columbia River Fisheries Development  Program (the Mitchell Act) provides funding to the Oregon Screens Program to protect downstream migrating fish within the basin.

The Army Corps of Engineers (COE) “Modification of Corps projects for the Benefit of the Environment” program under Section 1135 Authority is working on projects within the basin to restore or improve riparian and floodplain functions for the benefit of fish and wildlife.  Personnel from this project have been actively involved with the design and implementation of these Corps projects.  The Environmental Protection Agency (EPA) and Oregon Department of Environmental Quality (DEQ) also contribute funding that address state or federal water quality standards in the basin.  In addition, the COE and the Oregon Division of State Lands (DSL) enforce the stream fill/removal laws in the waters of the state. The project depends on cooperation from these permitting/waiver processes to allow rock, log and woody debris placements and cattle watering device modifications to streams.  Project personnel must be knowledgeable of these regulations and acquire permits from these agencies to complete instream work.

Local high school environmental education classes depend on the project for technical advice and access to stream property for environmental study and monitoring sites.

The project has signed cooperative agreements with four agencies, 44 landowners, the Confederated tribes of the Umatilla and Warm springs Indian Reservations and three area high schools that specifically list information and technology transfer as a requirement.  The information is delivered through quarterly and annual reports and on a site-specific basis through technical advice.

All interagency (US Forest Service, Bureau of Land Management) information and technology transfer is coordinated through the John Day Fish Habitat Implementation Plan (Stuart et.al. 1985), presentations/poster sessions at professional society meetings and on site specific tours.  Non-agency cooperative agreements are signed with the Grant County Soil and Water Conservation District and the North Fork John Day Watershed Council.

Intra-agency technology transfer occurs between the ODFW Grande Ronde (FWP # 8402500), Umatilla (FWP # 8710002), Trout Creek (FWP # 9404200) and Fifteenmile (FWP # 9304000) Fish Habitat Improvement Projects through yearly meetings, tours and quarterly and annual reports.

Reports and data summaries (such as stream temperatures, fish or habitat surveys, before/after photopoint pictures) are distributed to a large number of individuals and agencies including the USFS, BLM, DEQ, DSL, landowners and the tribes.

Signs are placed in visible locations on all projects identifying them as cooperative efforts between agencies and private landowners.  News articles are occasionally written, photopoint pictures are frequently exhibited at county fairs, boy scout and sportsmen’s meetings.

The results of monitoring and evaluation (M&E) efforts have been included in quarterly, annual and other special reports, and are shared with other agencies or interested parties.  M&E results have been used to formulate land use laws and policies discouraging riparian vegetation removal during land use activities performed under permit.  Riparian fencing assistance programs for private landowners have been started by the Natural Resource Conservation Service, the Governor’s Watershed Enhancement Board, the Governor’s Healthy Streams Partnership program, the ODFW Restoration and Enhancement Board, and the US Fish and Wildlife Service.  These programs where begun, at least in part, because of the M&E results of this program.

Information frequently shared by this program includes: Adult salmonid redd counts conducted throughout the basin, physical stream habitat surveys, photopoint picture progressions of riparian recovery, fence and offsite water development construction designs, aerial photographs and research information on salmonid life histories.  This information is made available to respective ODFW fish districts, research groups, and other agencies or programs.

e. Project history (for ongoing projects)

On July 1, 1984 the Bonneville Power Administration and the Oregon Department of Fish and Wildlife entered into an agreement (#84-21) to initiate fish habitat enhancement work on private lands within the Mainstem, Middle Fork and North Fork sub basins of the John Day River in Northeast Oregon.  The primary goal of the project was to protect, access, create or restore riparian and instream habitat for anadromous salmonids, thereby enhancing opportunities for natural fish production within the basin.  This project provided for implementation of Program measure 703 (C) (1), Action Item 4.2 of the Northwest Power Planning Council’s Columbia River Basin Fish and Wildlife Program (NWPPC 1987) to rehabilitate instream aquatic and riparian habitats for Spring Chinook and summer steelhead production as off-site mitigation for fish losses due to the Columbia River hydroelectric system.

The project (new FWP # 0000629) is comprised of numerous smaller projects throughout the John Day River sub basin.  Fifteen year riparian and instream leases are established with private landowners requiring considerable time developing rapport to gain acceptance of, and continued cooperation with, the program throughout the lease period.

At the initiation of the project a variety of riparian enhancement strategies were considered (such as intensive pasture management, total protection of riparian zones using exclosure fencing, intensive planting and/or instream structures, etc.)  Based on our experience on Eastern Oregon streams, riparian exclosure fences, limited instream habitat placements and limited planting, has achieved the quickest recovery with the least amount of effort based on the cattle management strategies used in this area (Neal et. al. 1996).  Factors such as stream order, stream location, climate, upper watershed condition and past management influence how quickly streams respond.  High elevation sites typically require longer recovery periods than low elevation sites because of extreme climate changes and shorter growing seasons for riparian vegetation.

The effectiveness of instream structures alone at improving fish habitat is variable.  They must be installed to address specific limiting factors in order to be successful (Cheney et. al. 1993).  In planning habitat improvement projects we have focused on achieving proper floodplain function first and foremost.  Instream structures are installed on a case by case basis where they address specific problems.  Given a particular floodplain problem, there are a number of different approaches that may be utilized.  We believe that in most situations riparian fencing, planting and using bioengineering techniques can achieve equal or better results than traditional “hard” structure techniques.

The project has used a wide variety of bioengineering and planting techniques to revegetate riparian areas.  Bioengineering and riparian planting success is largely dependent on site selection and brood source.  Local, indigenous stocks are the most likely to survive and produce the desired future condition.

Originally, riparian fences were presumed to require very little maintenance.  Our experience has shown that cattle frequently get inside our exclosure fences during hot weather or when forage in outside pastures becomes exhausted.  We now use weekly airplane flights and a modest, yet continuous, level of maintenance to find and remove trespassing livestock.  Both are vital to the long-term success of the program.

The project has been proactive in public outreach, interagency coordination, technology transfer, education and as a resource for landowners and watershed councils.  Private landowners have become more receptive to participating as the program has matured.  As recovery progressed on early treatment areas the neighboring landowners became concerned about how their lands looked in comparison.  A 1996 proposed Oregon ballot measure (Measure 38) sparked fears that in the future all streams would require fencing.  Several landowners have decided to start making changes or the ballot measure will surface again.

Activities of the project were coordinated with, and compliment fish habitat restoration projects on federal lands within the basin.   Three watershed assessments have been completed for the basin (CTUIR 1984.,  Stuart et. al. 1987 and OWRD 1992).  Individual projects contribute to ecosystem and basin wide watershed restoration and management efforts underway by other groups and agencies.  Procurement of additional funding and cost sharing for projects is ongoing with groups such as ODFW Fish Restoration and Enhancement, the John Day Acid Spill Fund, the Umatilla and Warm Springs Indian Reservations and the Federal Emergency Management Agency.

A long term monitoring program has been in place that includes:  Permanent thermographs established to monitor hourly stream temperatures at eight locations on four streams; collecting data from forty habitat monitoring transects on two streams; counting Chinook  salmon and steelhead redds on three streams; neotropical songbird surveys on two streams and numerous physical or biological surveys that are coordinated with the ODFW fish district and area high schools.

Major results achieved include signing leases with forty four landowners, protecting 77 miles of stream and 2005 acres of riparian habitat, planting 7,450 riparian trees or shrubs, installing 3,040 instream habitat structures and installing three fish passage structures accessing 72 miles of stream.  Steelhead redd counts have risen from an average of 3.75 per mile in 1990 to 20.0 redds per mile in 2000 in one treated stream.  Chinook redd counts have risen from an average of 5.5 per mile 1986 to 28.1 per mile in 2000 in another treated stream.  Neotropical songbird counts on a third treated stream have risen from 20 species in 1986 to 37 species in 2000 (Neal et. al. 2000).

All project planning, implementation, maintenance, monitoring, coordination and education activities are summarized in quarterly and annual reports.

In 1997 the Federal Emergency Management Agency awarded $41,760 to the project for restoration of flood damaged fences and structures.

The project length is now 17 years with past costs ranging from $207,122.00 to $440,000.00.  Average cost has been $317,850.00.

f. Proposal objectives, tasks and methods

The goal of the John Day Fish Habitat Restoration Project is to increase natural production of wild Spring Chinook Salmon and Summer Steelhead in the North Fork, Middle Fork, Mainstem and tributaries of the John Day river basin using habitat protection and enhancement measures.  This is being accomplished under the Columbia River Basin Fish and Wildlife program, Measure 7.6, 7.7, 7.8 and 7.10.

To accomplish these projects, work will progress in the following three areas:

1.	Project administration, planning and preparation (Prework)

2.	Implementation (Protect and improve watersheds)

3.	Project maintenance, monitoring, reports, coordination and education (Postwork)

PREWORK

Objective 1:  Provide program administration, coordination, organization and supervision.

Task a:  Coordinate field activities with Bonneville Power Administration (BPA) to insure program implementation is consistent with BPA policies and standards.

Task b:  Coordinate field activities with ODFW district fish biologists and  Regional fish staff to insure program implementation is consistent with ODFW policies.

Task c:  Maintain program records, files, leases and construction contracts.

Task d:  Supervise activities of program biologists, technicians, subcontractors and volunteers to insure their activities are consistent with program goals and policies.

Objective 2.  Develop plans for enhancing watersheds, fish habitat and riparian areas on  lands proposed for lease development.

Task a:  Walk streams to identify work areas, plan work, layout and mark specific sites where riparian fencing, bank stabilization, instream structures, offsite water developments and plantings will be implemented.

Task b:  Develop construction schedules, engineer project specifications, advertise for construction bids, select contractors and obtain permits for implementation activities.

Task c:  Prepare and obtain landowner lease agreements for FY 2002 work on the Mainstem, Middle Fork, Indian Creek and Granite Creek.

Task d:  Prepare and obtain landowner lease agreements for FY 2003-2006 work.

Task e:  Purchase construction materials and supplies necessary to construct planned habitat improvements.

IMPLEMENTATION

Objective 3.  Improve the watershed condition along an additional 6 miles of John Day streams.

Task a:  Construct instream fish habitat and stream bank stabilization structures determined during prework assessment on the Mainstem, Middle fork, and Indian Creek to allow fence construction.

Task b:  Level or relocate dredge tailing piles on Granite Creek to restore its floodplain in cooperation with the Umatilla National Forest.

Task c:  Construct 2 miles of fence on the Mainstem, 6 miles of fence on the Middle Fork and 4 miles of fence on Indian Creek to allow the growth and protection of riparian vegetation.

Task d:  Construct 7 offsite water developments on the Mainstem, 12 water developments on the Middle Fork and 8 water developments on Indian Creek to remove livestock pressure from riparian fences and encourage livestock to use upland pastures.

Task e:  Restore riparian vegetation by seeding grasses in areas disturbed during construction and planting native trees and shrubs where necessary.

POSTWORK

Objective 4.  Maintain 77 stream miles and 2005 acres of existing project structures to insure maximum program benefits.

Task a:  Inspect instream fish habitat structures on 64.5 miles of treated stream reaches.  Assess maintenance needs following spring runoff and perform necessary repairs if funds are provided by BPA.

Task b:  Inspect and maintain 136 miles of project riparian protection fences.

Task c:  Inspect and maintain 157 project livestock watering devices.  Maintenance shall include installation of all water gaps in the spring and removal of all water gaps in the fall.

Task d:  Inspect and maintain 2005 acres of project vegetation plantings and seedings.  Perform noxious weed control measures where necessary.

Task e:  Inspect and maintain three fish passage structures before spring steelhead migrations.

Objective 5.  Monitor and evaluate project habitat treatment measures.

Task a:  Retake pictures at selected photopoint sites and compare to previous years to document stream channel condition and riparian recovery.  181 photo points have been established at project sites throughout the sub-basin.  Photographs will be taken during low flow conditions during July and August.

Task b:  Document stream temperature changes resulting from habitat treatment measures and compare to previous years.  Thermographs will be installed and hourly temperatures recorded for the period May 1 - October 31 at eight locations:  two on Cottonwood Creek, two on the Middle Fork, two on Mountain Creek and two on Granite Creek.

Task c:  Measure stream cross section transects previously established on 4 sites and compare to previous years to document changes in stream width, depth and profile.

Task d:  Count chinook redds on 12 miles of the Mainstem, steelhead redds on 3 miles of Fox Creek and 2 miles of Fivemile Creek.  Compare counts to previous years to document anadromous fish population increases in these treated streams.

Task e:  Count nesting species of neotropical songbirds and compare to previous years on one mile of the Mainstem and one mile of Fox Creek to document their use of recovering riparian vegetation.

Task f:  Summarize, tabulate and graph data from photographs, thermographs, cross section transects, redd counts and songbird species counts.  Evaluate results and prepare explanations of how habitat treatment measures have affected the results.

Objective 6.  Report on project outcomes.

Task a:  Prepare and distribute quarterly and annual reports of project planning construction, monitoring, coordination and education accomplishments.

Objective 7.  Provide interagency coordination and public education.

Task a:  Coordinate field activities with other agencies (i.e. USFS, NRCS, OWRD, DSL, GSWCD, CTUIR, CTWSRO), organizations (i.e. Nature Conservancy)  and fish habitat programs to insure maximum technology transfer, program consistency and coordination of habitat enhancement efforts.

Task b:  Make presentations to other agencies, private organizations, school /youth education groups and the news media to publicize project accomplishments.

Task c: Work cooperatively with private landowners to promote, and assist with, management activities beneficial to the protection and restoration of riparian areas and watersheds on their lands.

Underlying Assumptions:  Encouraging recovery of riparian vegetation, improving stream bank stability and instream habitat diversity will result in an overall increase in water quality and quantity within the John Day  sub basin.  These habitat improvements will result in an increase in salmonid carrying capacity within the system (Meehan 1991, Cheney et. al. 1993).

Specific Tasks:  We will continue working cooperatively with landowners to protect riparian and instream habitat on selected streams.  This will be accomplished through lease or cooperative agreements that restricts human use (i.e. eliminates grazing, road construction, timber harvest, mining, burning, etc.).

For 2002 four new projects were developed that were prioritized based on three watershed assessments (CTUIR 1984, Stuart et. Al. 1987 and OWRD 1992).  Projects were chosen based on the fish species affected, the quantity and quality of habitat they will enhance and their significance to the basin's watershed restoration goals. Implementation of these projects will follow the standard Planning  Process and Prescriptions adopted in BPA’s Record of Decision for the Watershed Management Program.

The first project involves continued leveling of the Granite Creek dredge tailing piles.  An additional 2 miles will be completed.  The project will rehabilitate spring Chinook, summer steelhead and bull trout habitat destroyed in the 1940’s by addressing the following limiting factors:  lack of a functional floodplain, lack of a healthy riparian vegetation community, lack of sufficient spawning gravel recruitment, lack of access to off channel rearing sites and a lack of instream organic debris.  This project was begun in 1996 and will require $112,000 for FY 2002.  This is a cooperative project with the Umatilla National Forest who will be rehabilitating their adjacent lands.  Tailings will be leveled with excavators, dozers and dump trucks during summer low flow periods.   Disturbance of existing vegetation and fish habitat will be kept to a minimum.  Disturbed areas will be revegetated and protected from livestock.

The second project involves fencing 1 mile of the Mainstem John Day River that will enhance spring Chinook and summer steelhead habitat by addressing the following limiting factors:  lack of a healthy riparian vegetation community, lack of instream organic debris, excessive winter ice formation, excessive stream bank erosion.  Project construction will require $17,600.  Fence will be constructed along both sides of the stream.  7 offsite water developments will be constructed for watering livestock.  Stream banks will be stabilized where necessary to protect the fence.

The third project involves fencing 3 miles of the Middle Fork John Day, that will enhance spring Chinook, summer steelhead and bull trout habitat by addressing the following limiting factors:  lack of a healthy riparian vegetation community, lack of instream organic debris, excessive winter ice formation, excessive stream bank erosion and lack of a beaver population.  Project construction will be completed in one year and require $56,400.  Fence will be constructed along both sides of the stream. 12 water developments will be constructed for watering livestock.  Stream banks will be stabilized where necessary to protect the fence.

The fourth project involves fencing 2 miles of Indian Creek, that will enhance spring Chinook and summer steelhead habitat by addressing the following limiting factors:  lack of a healthy riparian vegetation community, lack of instream organic debris, and lack of a beaver population.  Project construction will be completed in one year and require $36,000.  Fence will be constructed along both sides of the stream. 8 water developments will be constructed for watering livestock.  Stream banks will be stabilized where necessary to protect the fence.

Riparian areas will be revegetated (if necessary) by:  a) planting shrubs and trees; b) seeding grasses and legumes; and c) controlling noxious weeds.

Stream bank stability and instream habitat diversity will be improved (if necessary) on a site-specific basis by:  a) using bioengineering techniques to stabilize stream banks and provide stream channel/grade control; b) installing large wood and/or boulders in stream channels to increase habitat diversity; c) installing other site-specific instream structures.

Fish access to preferred habitat will be improved by modifying or removing fish passage barriers.

Project inspections and maintenance will be completed at least twice annually.  Additional maintenance will occur following any catastrophic natural events (e.g. floods, wind storms, ice flows, etc.).

Monitoring and Evaluation:  There are several ways in which individual projects are monitored and data evaluated.  The project has been monitoring the following:

*	Stream Temperatures:  Eight thermographs have been installed at the

upper and lower ends of selected project streams to measure long term changes in

stream temperatures.  These thermographs record water and in some cases air

temperatures on an hourly basis.  Data is graphed year to year to show changes in 	temperature profile.

*	Habitat Monitoring Transects:  These transect studies measure specific physical

and biological characteristics (i.e. channel substrate, channel width, bank height,

flow features, ground cover type, stream shading, etc.) in selected study areas.

They are designed to measure long term changes in riparian vegetation and

stream channel morphology.  Four habitat monitoring transect sites have been established within the John Day sub basin.  Following establishment of these transects and the initial data collection, measurements have been retaken at 5 year intervals.

*	Photopoints:  Due to the size and complexity of the program, the easiest and least

costly way to monitor results from individual projects is through photographic

documentation.  The purpose of these photographs is to show changes in riparian

vegetation (such as increased canopy shading, improved stream bank stability,

etc.), and changes in stream channel morphology (such as narrowing and

deepening of the channel).  Several photopoints are established on each individual

project prior to implementation.  Pictures are then retaken from most of these sites

on an annual basis.  In the John Day basin 181 photopoints have been established.

Photographs and slides are used for presentations, as educational tools and 	duplicates are provided to landowners to demonstrate project benefits that have 	occurred on their respective properties.

*	Other Biological Surveys:  Spawning ground counts of salmon and steelhead, 	inventories of juvenile fish and nesting birds and growth rate measurements of  	woody plant species have been collected on selected streams.

The results of monitoring and evaluation efforts (M&E) have been included in quarterly, annual and other special reports, and are shared with other agencies or interested parties. M&E results have been used to formulate land use laws and policies discouraging riparian vegetation removal during land use activities performed under permit.  Riparian fencing assistance programs for private landowners have been started by the Natural Resource Conservation Service, the Governor’s Watershed Enhancement Board, the Governor’s Healthy Streams Partnership program, the ODFW Restoration and Enhancement Board, and the US Fish and Wildlife Service.  These programs where begun, at least in part, because of the M&E results of this program.  Information frequently shared by this program includes:  Adult salmonid redd counts conducted throughout the basin; physical stream habitat surveys; aerial photographs and research information on salmonid life histories.  This information is made available to respective ODFW fish districts, research groups, and other agencies or programs.

Results Expected:  This project ensures that streams and associated native plant communities are allowed to evolve through their natural stages of succession.  Important riparian plant communities such as cottonwood and aspen groves are protected from harvest or other human related damage.  In general, near term changes (1-5 years) in the affected streams include:  increases in grasses, forbes and shrubs; narrowing and deepening of the stream channel and improved overall habitat diversity.  Long term changes (>5 years) include:  increased shading from developing tree overstory, reduced summer temperatures; increased summer flows;  reduced sedimentation; less bank erosion; increased instream and riparian habitat diversity; and reduced winter icing.  Eventually, this will lead to climax plant communities with an over story of deciduous or coniferous tree species, accompanied by a mid and under story plant/shrub community.  Increases in large woody debris input and associated pool habitat will occur naturally as late succession/climax plant communities develop (Meehan 1991).

Improvement of the quantity and quality of spawning and rearing habitat for spring Chinook, summer steelhead and resident fishes will result from this passive regeneration approach (Meehan 1991, Cheney et.al. 1993).  We believe this project will provide multiple wildlife benefits as well, since approximately 75-80% of all wildlife species utilize riparian habitats for at least some portion of their life cycle.

We will continue to work cooperatively with landowners, tribes, other state and federal agencies, and provide educational opportunities to interested parties.  However this project is able to more specifically address instream and riparian habitat issues on the ground because of our well established, long term, relationships with individual landowners.  We are able to work much closer with landowners who shy away from multi-agency groups or “big government”.

g. Facilities and equipment

The John Day Fish Habitat Project currently has the necessary personnel, office space, computers, tools, vehicles and equipment to continue with the planning, implementation, operation and maintenance of this project.  The project is headquartered at the ODFW Fish Passage Facility in John Day, Oregon.  The Bonneville Power Administration built this 6.5 acre facility in 1994 for $2,084,000.00.  Office space, secretarial support, computers, shop facilities, dry storage, fence materials storage and heavy equipment is shared with the Oregon Fish Screens Project (FWP # 9306600).  Vehicles are provided by the Oregon State motor pool.

The project has acquired fence construction equipment throughout the last 17 years including:  All terrain vehicles for checking and mending fences, a tractor with post driver for constructing fences, a forklift for loading fence materials and two trailers for hauling fence materials.

Following is a list of equipment and facilities the project now has or has access to:

Facilities:

- Office Space			   3000 sqft.

- Shop Space			16,000 sqft.

- Outdoor Storage		30,000 sqft.

- Dry Storage			  1,800 sqft.

The Project pays 1/4 of the maintenance costs of the above facilities.  Oregon Fish Screens Project (FWP #00000299) pays the remainder.

Equipment:

- 3 4WD Vehicles (leased)	- 4WD John Deer Tractor	- 2 Cameras

- 2 Computers			- 3 ATV’s			- Wood Post Driver

- 2 Printers			- 8 Thermographs		- Power Auger

- 3 Chainsaws			- Typewriter			- Rock Drill

Other Equipment Available from the Screens Project:

- Cat 4WD Backhoe	- 2 Forklifts		- Lathe		- Milling Machine

- Steam Cleaner	- 2 Pipe Benders	- Table Saw	- Drill Press

- Grinders		- 2 Power Hacksaws	-3 Welders	- Overhead Crane

-2 16’ Trailers		- Crane Truck 		- Metal punching Machine

h. References

| Reference (include web address if available online) | Submitted w/form (y/n) |
| --- | --- |
| Cheney E., Elmore W., Platts W. 1993. Managing Change: Livestock Grazing on Western Riparian Areas. Northwest Resource Information Center, Inc. Eagle, Idaho. |  |
| Confederated Tribes of the Umatilla Indian Reservation, 1984, Recommended Salmon and Steelhead Improvement Measures for the John Day River Basin. Pendleton, Oregon. |  |
| Lindsay R. B., W. J. Knox, M.W. Flesher, B.J. Smith, E.A. Olson, and L.S. Lutz. 1985. Study of wild spring chinook salmon in the John Day River system. U.S. Dept of Energy, Bonneville Power Administration, Division of Fish and Wildlife. DOE/BP-39796-1. Portland, Oregon. |  |
| Meehan, W.R., editor. 1991. Influences of Forest and Rangeland Management on Salmonid Fishes and their Habitats. American Fisheries Society Special Publication 19. |  |
| Neal, J.A., Jerome, J. 2000. John Day Fish Habitat Improvement Project Annual Report. Oregon Department of Fish and Wildlife. Portland , Oregon. |  |
| Oregon Water Resources Department. 1992. Stream Restoration Program for the John Day River Sub basin. Salem, Oregon. |  |
| Oregon Department of Fish and Wildlife, Confederated Tribes of the Umatilla Indian Reservation, Confederated Tribes of the Warm Springs Indian Reservation, 1990, John Day River Sub basin Salmon and Steelhead Production Plan, Portland Oregon. |  |
| Rhoades, McCullough and Espinoza. 1994. A coarse screening process for evaluation of the effects of land management activities on salmon spawning and rearing habitat. Columbia River Inter-Tribal Fish Commission Technical Report. |  |
| Stuart, A., Lacy, M., Williams, S. 1987. John Day River Fish Habitat Project Implementation Plan. Oregon Department of Fish and Wildlife. John Day, Oregon. |  |

# Section 10 of 10. Key personnel

Jeff Neal is the project manager, 12 months FTE.  Duties are:  Provide supervision and administration of the project, report on and track project activities, develop and implement fish habitat improvements prepare reports, presentations and tours to facilitate interagency coordination and education.

Mr. Neal graduated from Oregon State University in 1981 with a BS in Fisheries Science.  He has been the project manager for the past 15 years performing the above duties.  Previously he was the Fish Habitat Biologist for the Confederated Tribes of the Umatilla Indian Reservation in Pendleton, Oregon.  Mr. Neal has negotiated and signed 32 landowner leases for the project; developed and implemented 56.5 stream miles of fish habitat construction; monitored, evaluated and maintained 77 miles of fish habitat improvements and prepared the last 14 annual reports describing project completions.