Project ID:	198902401

Title:	Evaluate Juvenile Salmonid Outmigration and Survival in the Lower Umatilla River Basin

# Section 9 of 10. Project description

a. Abstract

The Umatilla Basin Fisheries Restoration Program includes multi-faceted projects to enhance and reestablish salmonid and lamprey populations in the Umatilla River and restore functioning aquatic ecosystems.  The goal of the Outmigration and Survival Study is to determine and strengthen the overall effectiveness of the fisheries restoration effort by evaluating the outmigration success of hatchery and natural juvenile salmonids and natural Pacific lamprey in the lower Umatilla River.  The project also proposes to expand on existing PIT-tag interrogation capabilities to assess adult returns.  Through project activities, knowledge is gained for improved management of hatchery, river, canal, and transport operations.  Trends in natural production, survival, and responses of biological communities to flow enhancement strategies are monitored.  Collaboration with other basin projects supplements and augments various databases and M&E efforts.  Specific project objectives from 2002-2004 are to:  1) conduct PIT-tag interrogation operations at West Extension Canal (RM 3.7); 2) design and implement PIT-tag interrogation capabilities at the east-bank ladder at Three Mile Falls Dam; 3) determine abundance, migration timing, and in-basin survival of tagged juvenile salmonids representing various hatchery rearing, release, and acclimation strategies; 4) evaluate relative survival between transported and non-transported tagged juvenile salmonids; 5) evaluate migration timing and abundance, and monitor trends in natural production of salmon, steelhead, and Pacific lamprey; 6) assess condition, health, size, and growth of hatchery and natural migrants; 7) investigate effects of river, canal, and fishway operations on anadromous and resident species; 8) document temporal distribution and diversity of resident fish species at trap sites; and 9) participate in planning and coordination activities in the basin and disseminate results.

b. Technical and/or scientific background

The extirpation and degradation of salmon and steelhead populations in the Umatilla River was a result of extensive agricultural development and associated water withdrawals, habitat destruction, water quality degradation, and passage problems within the subbasin, and hydropower development, over-harvest, and habitat loss outside the subbasin (Saul et al. 2001).  Mid-year low river flows, high water temperatures, and a multitude of unscreened diversions eroded the population of natural juvenile migrants; low flows and obstructive irrigation dams also hindered upstream passage by adult migrants.  Although many irrigation diversions became screened throughout the past century, design was poor and salmon losses continued.  In addition, sedimentation from forest practices and surface erosion in agricultural lands obliterated and embedded spawning gravels (Saul et al. 2001).

Recognition of the need to restore anadromous fish populations within the Columbia River basin was put forth in successive Northwest Power Planning Council Fish and Wildlife Programs (NPPC 1984, 1987, 1994, 2000) as part of the Northwest Power Act of 1980.  Bonneville Power Administration funding became available to support a multitude of restoration projects intended to provide offsite mitigation for Columbia River basin salmon losses.  Rehabilitation of anadromous fish stocks in the Umatilla River basin called for the restoration of spring and fall races of chinook salmon (Oncorhynchus tshawytscha) and coho salmon (O. kisutch), and enhancement of summer steelhead (O. mykiss).  An initial planning effort to rehabilitate salmonid populations (CTUIR and ODFW 1984) was supplemented by a comprehensive plan  (ODFW 1986).  Recently, Pacific lamprey restoration has become part of the overall restorative process (#199402600; Close et al. 1995; Close In progress).  The Comprehensive Plan (ODFW 1986) articulated the necessary flow enhancement and fishery rehabilitation projects that were necessary in the Umatilla Basin to restore anadromous fish populations.  These included passage improvements at irrigation diversions, habitat restoration, hatchery production, flow enhancement, and fish transport during low flows.  Although some measures were intended as interim projects, they are still part of the suite of projects currently in place.  To guide artificial production efforts in the Umatilla River basin, a Umatilla Hatchery Master Plan was developed which set species-specific production goals, smolt-to-adult survival goals, and harvest allotments for sport and tribal fisheries (CTUIR and ODFW 1990).  In its first Columbia Basin systemwide planning effort, the Northwest Power Planning Council directed the development of Subbasin Plans to compile existing information on salmon and steelhead and to help drive and focus salmon restoration efforts within individual subbasins.  The Umatilla River Subbasin Salmon and Steelhead Plan (CTUIR and ODFW 1989) described the character of the subbasin and defined the condition of its salmonid resources, as was known at that time.

Fisheries restoration in the Umatilla River basin could not be fully realized without improvement in in-stream flows.  Dewatered river sections from irrigation withdrawals remained a critical problem for fish passage and survival.  Flow enhancement strategies were implemented in the mid-1990s through the Umatilla Basin Water Exchange Project (#198902700) by way of storage water releases and exchange pumping (Phases I and II) from the Columbia River (BPA 1988; USBR and BPA 1989).  However, these strategies typically provide flows only for a limited period and are insufficient to cover all life history needs and strategies.  Additional flow enhancement measures are being pursued (Phase III) that would assist with flow needs for migration and rearing during summer months.

Over the past sixteen years, the Fisheries Restoration Program in the Umatilla River Basin has resulted in increasing numbers of juvenile salmonid migrants as artificial production has increased through the Umatilla Hatchery program (#198903500; Saul et al. 2001) and natural production has been enhanced through supplementation and reintroduction efforts (#199000501; Contor et al. 1995, 1996, 1997, 1998, 2000; CTUIR 1994).  Improvement in habitat, flows, and passage facilities has further bolstered the fisheries restoration effort (Saul et al. 2001).  During low flow periods when migration conditions are poor, a system to trap and transport adult and juvenile salmonids (#198802200) has provided an interim safeguard measure for “passage” (CTUIR and ODFW 1999).

Monitoring and evaluation efforts to evaluate some of these specific restoration and enhancement projects were immediately implemented as projects were initiated or completed.  For example, a passage evaluation study successively followed new construction of each canal screening and bypass facility on the Umatilla River (#8902401; Knapp and Ward 1990, Hayes et al. 1992, Cameron and Knapp 1993, Cameron et al. 1994, 1995, 1997).  This completed study indicated that, for the most part, injury was minimal and passage effective at specific sites, but also identified passage problems associated with bypass returns, passage through ladders, and screening velocities.  Monitoring and evaluation of the experimental Umatilla Hatchery (#199000500) was implemented at the onset of hatchery operations in the early 1990s and is ongoing (Focher et al. 1998, Hayes et al. 1996a, 1996b, 1999; Keefe et al. 1993, 1994; Stonecypher et al. 2001).  This M&E effort studies the dynamics of Michigan vs. Oregon raceway rearing as it pertains to smolt quality and smolt-to-adult survival, estimates angler effort and harvest rates on returning adults, determines overall success of different production groups, and monitors fish health.  Monitoring and evaluation of natural production in the Umatilla River (#199000501; Contor et al. 1995, 1996, 1997, 1998, and 2000; CTUIR 1994) was initiated as returning hatchery fish reestablished and supplemented natural salmon and steelhead production.  Primarily objectives include monitoring spawning activities and Tribal harvest, estimating juvenile rearing densities and migration timing and survival to the mainstem Columbia, and determining age, growth and life history characteristics from scale samples.

However, questions regarding in-basin survival problems for juvenile fish and production potential for natural stocks began to arise.  Current smolt-to-adult survival rates are below Master Plan goals for all hatchery species (CTUIR and ODFW 1990; Hayes et al. 1999; Saul et al 2001), especially fall chinook salmon.  In-basin survival needed to be addressed to answer critical uncertainties in the short-term relative to overall survival in the long term.  Furthermore, as production strategies evolve in the subbasin, results need to be monitored and merits evaluated to help guide management decisions.  For example, would cold-water rearing of spring chinook salmon from Umatilla Hatchery improve survival?  Do hatchery fall chinook salmon adults that are out-planted successfully spawn and their progeny survive?  What environmental conditions impact hatchery and natural populations the most and to what degree?  Although acclimation facilities were already in place for enhancing imprinting, were these locations the most suitable for acclimation and release of the specific species they were intended for?  For successful adaptive management, treatment and control studies were needed to test release sites.  Although health of hatchery fish is monitored through the Hatchery Evaluation project (Fish Health Monitoring) health of natural migrants was unknown.  Is poor water quality or the presence of diseased hatchery fish (BKD) affecting the health of natural populations?  The increase in hatchery releases has notably attracted avian predators.  Has the observed increase in bird activity been detrimental to fish survival or condition?  Are natural fish being affected by hatchery releases in various ways?  Are fish predators a survival factor in the lower river as they are in the Yakima Subbasin (Berg 2001)?  What other resident fish species are present in the lower river and what effects do strategies for anadromous salmonids have on resident fish, or Pacific lamprey?  What is the overall trend in natural production for salmonids and lamprey?  We know smolt-to-adult survival for hatchery stocks.  What is it for natural stocks?  Answers to questions regarding species life histories and abundance were needed to fill data gaps in the 10-year-old Subbasin Plan and to more closely monitor ESA listed species.

More recent questions and critical uncertainties have developed (some are included above).  For example, a recent programmatic reduction for subyearling fall chinook was the outcome of poor juvenile survival and low adult returns.  This reduction has provided an opportunity to more intensely evaluate release strategies.  Key uncertainties include optimum size at release, optimum location of release, and specific survival bottlenecks within the river.  Other information needs for other species also exist.  How has the recent acclimation of coho salmon improved their migration success or migration timing?  How do operational actions at Three Mile Falls Dam during summer affect passage and movement of resident fish?

Some projects in the subbasin also lacked an M&E component (e.g., flow enhancement, fish transport).  Assessment of flow enhancement required a determination of its biological benefits – did it improve migration conditions and survival?  With the ability to augment flows to the lower river through June and into July (in non-drought years), life histories are now being expressed for natural anadromous and resident fish that were not observable in earlier years (Ehlers et al. 2001, Knapp et al. in progress).  What potential benefits would Phase III flow enhancement provide, if implemented?  What other life histories might be expressed as the river returns to normal conditions?  Regarding juvenile transport, was survival benefited?  Given gradual improvement in flow enhancement capabilities and strategies, would fish be better in transport than in river?

The need for an evaluation of outmigration characteristics, life history patterns, and juvenile survival was alluded to in initial planning documents (USBR and BPA 1989, ODFW 1986, CTUIR and ODFW 1990, ODFW and CTUIR 1989) and more recent documents (CRITFC 1995; NPPC 1994; Saul et al. 2001).  In initial documents, it was recognized that project-specific M&E efforts did not include an overall evaluation of migration success of hatchery-reared and naturally-produced juvenile salmonids.  Without such an evaluation, true success of the entire rehabilitation program could not be measured.  The Umatilla Basin Project (USBR and BPA 1989) identified a need to monitor the biological effects of flow enhancement.  The Comprehensive Plan for Restoration of Anadromous Fish Stocks in the Umatilla Basin (ODFW 1986) identified the need to monitor overall restoration efforts.  The Umatilla Hatchery Master Plan (CTUIR and ODFW 1990) identified the need to monitor hatchery releases.  The Umatilla Subbasin Plan (ODFW and CTUIR 1990) identified the need for more information on natural life histories and production.  The Wy-Kan-Ush-Me Wa-Kush-Wit Plan (CRITFC 1995) identified the need to continue monitoring and evaluation of all artificial production actions and to continue to use adaptive management to determine whether program changes were needed to meet restoration objectives.  Measures in the 1994 FWP (NPPC 1994) called for new information to update subbasin plans (7.0C), collection of population status, life history and other data on wild and naturally spawning populations (7.1C), improvement in husbandry practices at hatcheries (7.2D), funding of Umatilla production facilities (7.4I), monitoring and evaluation studies coordinated with supplementation research and related management and propagation activities for the Northeast Oregon Production Facilities (7.4L), monitoring activities to evaluate the biological benefits of interim and long-term pumping (7.9B.10-12), and evaluations of screening facilities (7.10A.2).  All FWP measures directly or indirectly required monitoring of juvenile salmonid survival and outmigration success.

Given this initial desire and the subsequently identified needs, in fall of 1994, emphasis on outmigration monitoring followed the completion of passage evaluation studies (Project 198902401).  This succeeding project was intended to be long term and broader in scope, although concerns with juvenile passage at Three Mile Falls Dam remained and needed to be addressed.  Long-term monitoring is necessary to obtain reliable information on outmigration and life history characteristics, migrant abundance, natural production trends, survival, and subbasin survival factors for both hatchery and natural juvenile salmonids as hatchery practices and river conditions change.  The project is currently in its seventh year (see Project History for summary of activities and results).  Work history of the project is embodied in annual reports for contract years 1994-1995 (Knapp et al. 1996), 1995-1996 (Knapp et al. 1998a), 1996-1997 (Knapp et al. 1998b), 1997-1998 (Knapp et al. 2000), 1998-1999 (Ehlers et al. 2001), and 1999-2000 (Knapp et al. in progress).  Related work was conducted by the PI on Umatilla River Passage Evaluation Studies (previously cited) and at Lower Snake River Dams, evaluating passage of adult salmon and steelhead using electronic and underwater video technologies (Knutsen and Knapp 1992; Knapp and Knutsen 1994).

c. Rationale and significance to Regional Programs

This project is an integral part of achieving the fisheries restoration goal in the Umatilla River basin (Figure 1).  It is needed to fulfill and address the many needs identified in various planning documents.  The Umatilla Subbasin Summary (Saul et al. 2001) specifically identifies the need to “monitor and evaluate the productivity, abundance, distribution, life history, and biological characteristics of anadromous and resident fish and relationships with instream and riparian habitat conditions within the Umatilla Basin to assess the success of management strategies” (Fish Strategy 14).  Through biological monitoring, information is provided for updating the subbasin plan or for developing a new Plan, for improving management and conservation of natural populations, and for assessing the effectiveness of hatchery rearing and release strategies.  It also supplements natural production monitoring of lampreys and salmonids.  The ability to remotely detect tagged fish in the lower Umatilla River provides invaluable information on in-basin migration parameters and survival of tagged fish; this information is supplemented by tag detections at lower mainstem dams.  The increased sophistication of detection capabilities has also minimized personnel requirements and increased monitoring efficiency.  It can also be used as a prototype system for other tributary interrogation sites.  Although the

Umatilla Basin Fisheries Restoration Program

fourth year of work (1997-1998) was scheduled to be the last, strong support for continued monitoring was given by basin managers to provide additional opportunity for obtaining valid survival estimates using PIT-tag technologies.  With the use of a remote PIT-tag detection system at West Extension Canal in 1999, 2000, and 2001, the project has been able to obtain improved estimates of trapping efficiency, abundance, and survival of tagged fish groups without stressful handling (Ehlers et al. 2001, Knapp et al. in progress).

Continued monitoring in 2002 – 2004 will provide additional years of remote PIT-tag detection information and biological monitoring data to be applied toward answering the critical uncertainties associated with juvenile salmon and Pacific lamprey.  Continued monitoring would provide additional years of data beyond the 1996 floods and the 2001 drought.  In addition, natural production is increasing; lower-river monitoring of some species groups is the only means of estimating their abundance.  The advent of adult interrogation systems at Columbia River hydropower facilities provides the impetus to implement similar capabilities in the lower Umatilla River.  Specific rationale for continued monitoring is described below.

Proposed project objectives are to: 1) conduct PIT-tag interrogation operations at West Extension Canal (RM 3.7); 2) Design and implement PIT-tag interrogation capabilities at Three Mile Falls Dam ladder facility; 3) determine migrant abundance, migration timing, and in-basin survival of PIT-tagged juvenile salmonids representing various hatchery rearing, release, and acclimation strategies; 4) evaluate relative survival between transported and non-transported (in-river) PIT-tagged subyearling migrants; 5) determine migration timing and abundance of tagged natural fish, and monitor trends in natural production of salmon, and steelhead, and Pacific lamprey; 6) assess condition, health, size, and growth of hatchery and natural migrants; 7) investigate effects of river, canal, and fishway operations, and environmental conditions on fish migration and survival; and, 8) document temporal distribution and diversity of resident fish species at trap sites; and, 9) Participate in planning and coordination activities in the basin and disseminate results.

These objectives relate directly and indirectly to objectives, strategies, and actions specified in the Umatilla Subbasin Summary (Saul et al 2001), the 2000 FWP (NPPC 2000), and the recent NMFS Biological Opinion (NMFS 2000).

Monitoring information from and activities related to this project are beneficial for making informed decisions regarding fisheries restoration in the Umatilla River.  Products of this project will directly contribute to:

(evaluating critical uncertainties about survival potential and production success of natural stocks, including outplanting strategies

(understanding species-specific life history information of anadromous and resident fish

(providing information on species-specific migration timing and characteristics

(assessing the effectiveness of hatchery rearing, acclimation, and release strategies

(assessing the effectiveness of flow enhancement strategies

(acquiring knowledge on lamprey migrations and population status

(acquiring information on juvenile migrant condition and health

(assessing impact of avian predation on juvenile migrants

(understanding environmental effects on salmonid migration and survival

(acknowledging response of anadromous populations to habitat restoration efforts

(understanding benefits to survival for transported juvenile fish

(assessing the feasibility of incorporating adult PIT-tag interrogation capabilities at Three Mile Falls Dam

Indirectly, this project would contribute to:

(improving management and conservation of natural populations

(estimating smolt-to-adult survival for natural steelhead

(improving hatchery strategies

(reestablishing sport and Tribal fisheries in the Umatilla River

(increasing adult returns

One of the primary objectives in the Umatilla basin is to restore natural production of fall and spring chinook salmon as well as coho salmon for off-site mitigation of Columbia River salmon stocks (Saul et al. 2001).  For natural populations of salmon, steelhead, and lamprey, lower-river monitoring provides additional information on life history characteristics and production that supplements information obtained in the upper river by the Umatilla Tribes.  Continuation of upriver PIT tagging of natural production groups in 2002 (Natural Production M&E) will allow estimates of in-basin abundance and survival with lower river monitoring.  Abundance estimates for natural fish sheds light on problems within the early life history stages and helps to establish realistic estimates of production capacity, given current flow regimes, water quality, and river uses.  Supplemental tagging of natural species in the lower river also presents opportunity to determine smolt-to-adult survival for natural steelhead and chinook, using PIT tags.  Numbers of natural steelhead juveniles sampled at West Extension Canal in the past (>2,000 fish/season) have been more than adequate to tag for a determination of SARs given adult interrogation capabilities in the mainstem.

With the implementation of HB3609, information pertinent to salmonid life histories, natural and hatchery fish interactions, and migrant abundance estimates is needed to perform the necessary risk/benefit analysis of supplementation to natural fish populations.  In addition, the foreseen need for a revised subbasin plan will require up-to-date information on each species.  ESA concerns regarding summer steelhead also warrant a more complete understanding of steelhead life history in the Umatilla basin.  Migration monitoring can supply the information needs for many management policies and programs, especially in relation to instream flow needs.  For example, collection of scale samples and length measurements from natural migrants is part of the monitoring protocol.  These samples and measurements help to clarify life history patterns, migrant ages, and rearing profiles.

A new supplementation strategy being implemented by the Tribes (outplanting of adults) for fall chinook salmon is showing some success in enhancing the number of juvenile migrants (Knapp et al. 2000).  This supplementation strategy will be continued in the future and perhaps expanded to include spring chinook salmon.  In 1999, lower-river monitoring detected increased production of natural spring chinook salmon (Ehlers et al. 2001), which may not have been evident at upriver traps; similar results were obtained in 2000 (Knapp et al. in progress).  With the substantial spawning escapement of spring chinook salmon in 2000 (> 4,000; CTUIR and ODFW 2000) and the projected high escapement in 2001 (3,000-4,000; ODFW 2000), production of subyearling and yearling migrants is anticipated to be very good in the next few years (given suitable water conditions).  Production of coho salmon from natural escapement is also increasing as adult returns improve and production areas expand (e.g., into McKay Creek).  To monitor these supplemented and escapement productions, a lower river trapping operation is necessary.

The Umatilla Hatchery Master Plan (CTUIR and ODFW 1990) advocates adaptive management in its goal toward increasing Umatilla River production.  The artificial production program relies, in part, on research and monitoring information obtained from this project’s activities to assist in making decisions regarding hatchery practices associated with rearing, release or acclimation of specific species.  Hatchery practices can be evaluated as to their potential success or failure in the short-term with in-basin monitoring information.  This information is used by hatchery managers and researchers to further fine-tune or adjust hatchery practices to optimize production and produce a better product which will ultimately affect adult returns, harvest opportunities, and affect decisions on which species is best suited for Umatilla Hatchery and the Umatilla River.

Development of Hatchery Genetic Management Plans (HGMPs) for production programs in the Umatilla River will require knowledge of species-specific survival and behavior factors (performance indicators) to address performance standards.  Performance indicators are measured partly through outmigration monitoring of the juvenile stage.  For example, health and survival of migrants, migration timing, natural production abundance estimates, and residualism or holdover of steelhead are determinable from activities contained within this project proposal.

There also exists the potential for improving detection capabilities at Three Mile Falls Dam for both juvenile and adult salmonids.  Adult returns of PIT-tagged fish are expected to increase in the coming years.  As PIT-tag technology improves, flatplate interrogation of upstream migrants at the east-bank fishway becomes a possibility.  Detection of downstream juvenile migrants in the fishway would supplement detections at the west-bank bypass.  This project would continue investigating the feasibility of flatplate interrogation at the east-bank ladder for detecting tagged juvenile and adult fish passing through the ladder, with installation and monitoring planned for 2003.

Major limiting factors for salmonid production in the Umatilla basin are poor water quality and quantity.  Water quality (temperature, sediment load, chemical concentration) is being addressed in the TMDL monitoring program (DEQ) and the Umatilla Watershed Assessment recently completed by Washington State University.  Water quantity is influenced by natural flows, enhanced flows, and irrigation needs.  Target flows for natural and hatchery salmonids are currently being debated and tested in conjunction with flow enhancement projects within the Umatilla basin (Umatilla Basin Water Exchange Project).  A comprehensive database of information on flow needs for fish is required to justify increases in target flows, particularly during summer months.  An understanding of flow needs for and flow affects on fish at specific times of the year is developed from migration monitoring information.  Extension and provision of flow in the lower river into the summer months in 2000 may repeat itself in the years to come.  For the first time, flow (45 cfs) from McKay Reservoir was provided to the lower river throughout summer in 2000, allowing the operation of both juvenile and adult passage facilities at Three Mile Falls Dam.  We observed continual movement of resident fish and subyearling chinook salmon (Knapp et al. in preparation).  Future monitoring would further assess the effects of these flow strategies on fish movement and life histories and ascertain the benefit to late migrants. Efforts to enhance natural fall chinook and coho salmon and Pacific lamprey require the understanding of flow benefits and needs for these fish during their mid-summer rearing and migration.  Temperature effects on fish are also critical in June and July; monitoring elucidates the nature of those effects.

In 1999, NMFS listed Umatilla River summer steelhead as a threatened species as part of the Middle Columbia Evolutionary Unit (ESU) under the Endangered Species Act (ESA).  A Biological Assessment was compiled on effects to federally listed species from the continued operation and maintenance of the Bureau of Reclamation’s Umatilla Irrigation Project (Torretta 2000).  The proposed project provides migration information to assess instream flow needs for these listed fish.

Much of the work results achieved within this project provide ancillary information for fisheries management and research, including effectiveness of new marking techniques (photonic marking), videography, and use of remote PIT-tag detection at canal bypass facilities.  Project staff have developed expertise in PIT-tag technology that would have potential benefits for future work in-basin and out-of-basin.  The installation of 134kHz PIT tag detectors at Columbia River dams has provided the impetus to continue using this improved technology in the Umatilla Basin for answering critical uncertainties related to natural production success and hatchery effectiveness.  Combined detections of PIT-tagged fish in the Umatilla and at Columbia mainstem dams augment the database for determining minimum survival or survival potential.  Work in FY2001 fine-tuned the efficiency of the PIT-tag detection system in the lower river.  Future potential exists to apply PIT-tag interrogation technology to the adult fish ladder at Three Mile Falls Dam once prototype systems are designed and tested.  Interrogation at this point would detect tagged returning adults and tagged juvenile migrants.  Several more years of effort at remote PIT tag monitoring in the Umatilla basin would allow a continuation of and improvement in monitoring to address the many critical uncertainties still left unanswered.

Specific strategies and actions listed in the recently developed Umatilla Subbasin Summary are either directly or indirectly associated with this project proposal.  Actions that this project proposal directly addresses include:

Action 4.8	Continue to refine knowledge of flow limited stream reaches and results of flow enhancement efforts to address remaining needs. (Proposal Objs. 1 and 7)

Action 7.2	Assess monitoring and evaluation results (on fall chinook supplementation) to determine appropriate program changes to achieve objectives. (Proposal Obj. 5)

Action 10.3	Monitor for increases in larval abundance (of Pacific lamprey), juvenile outmigration, and adult returns. (Proposal Obj.2 and 5)

Action 13.2	Evaluate performance of yearling spring chinook salmon reared at various stations and released in the Umatilla River. (Proposal Objs. 1 and 3)

Action 13.4	Evaluate juvenile migration performance of fall chinook salmon released in varying locations in the Umatilla River. (Proposal Objs. 1 and 3)

Action 13.5	Evaluate performance of yearling and subyearling fall chinook releases in the Umatilla River. (Proposal Objs. 1 and 3)

Action 13.7	Monitor performance of summer steelhead reared in Michigan raceways. (Proposal Objs. 1 and 3  )

Action 14.3	Evaluate juvenile anadromous smolt production, survival, and migration timing by operating smolt collection facilities as necessary. (Proposal Objs. 1, 3,5)

Action 16.3	Conduct monitoring of migratory fish to determine survival rates, timing, and distribution outside the basin. (Proposal Objs. 1, 3,5)

Indirectly, this proposal addresses the following Actions:

Action 3.11	Monitor and evaluate efforts to protect, enhance, and restore instream and riparian habitats. (Proposal Obj.5)

Action 13.9	Monitor and evaluate the health and disease status of adults and juveniles for all Umatilla hatchery programs. (Proposal Obj. 6)

Action 14.5	Conduct biological surveys to monitor and evaluate anadromous and resident fish distribution, abundance, condition, habitat use, life history. (Proposal Obj. 8)

Although not specified in the Subbasin Summary, this project would also provide M&E related to the following Actions:

Action 4.2		Continue and build upon instream flow enhancement measures in the mainstem Umatilla River to improve passage for upstream and downstream migrant resident and anadromous salmonids and lamprey in the subbasin. (Proposal Obj. 7)

Action 4.7	Continue trap and haul salvage operations when necessary during low flow periods. (Proposal Obj. 4)

Action 5.4	Monitor river conditions and operation of passage facilities to ensure that adequate passage exists and implement adjustments as necessary to ensure efficient passage. (Proposal Obj. 7)

Action 9.2	Design and implement a comprehensive study to assess whether supplementation activities in the subbasin have been effective in rebuilding natural steelhead while maintaining their genetic structure and long-term viability. (Proposal Obj. 2)

Not addressed in the Subbasin Summary, but which was identified as a need from previous ISRP reviews of Umatilla Basin projects is the estimation of smolt-to-adult survival of natural summer steelhead.  Smolt-to-adult survival for natural steelhead has not been previously determined through the Natural Production M&E project primarily due to lack of mainstem interrogation systems for adult fish and inability to tag sufficient numbers of juveniles.  As adult interrogation systems are developed on the mainstem (and possibly in-basin at Three Mile Falls Dam), an opportunity arises to make this estimate by tagging natural steelhead (and chinook) migrants in the lower river through the proposed project.  (Proposal Obj. 5).  This tagging effort would supplement upriver efforts conducted by the Natural Production M&E project, and ensure sufficient numbers of fish are tagged are reliable SARs.

This project proposal addresses both objective components of the 2000 FWP.  Monitoring describes responses of populations to habitat conditions in terms of abundance, productivity, and life history diversity (biological performance) and describes the environmental conditions experienced by those populations (environmental characteristics).  Specifically, the proposal would meet several elements within the FWP program.  All aspects of the project relate to the Research, Monitoring, and Evaluation program and are relevant to the Scientific Foundation and Framework.  Ecosystem response and evaluation, as ascribed in the FWP, are part of this project’s objectives as related to natural anadromous and resident fish populations.  Objectives for biological performance that are relevant to this project include anadromous and resident fish losses.  Monitoring of artificial production strategies (chapter 4) are also tied to many of this project’s objectives.

The proposed project also addresses the RPA of Research, Monitoring, and Evaluation within the NMFS Biological Opinion.  Monitoring areas pertinent to the proposal include population status monitoring, environmental status monitoring, and effectiveness monitoring.

Population Status Monitoring:  Determining areas occupied by juvenile salmonids and spawning adults, assessment of population status (abundance, trend, distribution, variation), reviewing status through time. (Proposal Objs. 5).

Environmental Status Monitoring:  Assessment of environmental influences potentially affecting salmonid populations, determining change through time, and determining associations between environmental attributes and salmonid population status. (Proposal Objs.  7).

Effectiveness Monitoring:  Assessment of intended effects of management actions on aquatic system and response of salmonid populations to those effects. (Proposal Objs. 1, 2, 3, 4, 5, 6, 7,8).

Specific RPA Actions to which the proposed project responds are:

Action 183:  Habitat Effectiveness Monitoring – assess management actions related to attainment of instream flows and compliance with water quality standards.  The project proposal specifies tasks that will monitor salmonid response to flow enhancement strategies and monitor water clarity in the lower river.

Action 184:  Hatchery Effectiveness Monitoring – assess hatchery reforms and practices partially through monitoring of size, age, health, and smolt quality, as well as release locations, timing, and life stages of hatchery fish.  The project proposal specifies tasks that will monitor condition and health of hatchery and natural migrants, determine length-frequency distributions, assess migration parameters and life history characteristics, and estimate survival of production groups.

The Hydropower Action to install adult PIT-tag detectors at FCRPS projects (Action 192) to determine, in part, SARs for listed species and steelhead kelt survival rates is relevant to the pursuit of adult interrogation capabilities in the lower Umatilla River at Three Mile Falls Dam (Proposal Obj. 2) for the same purposes.

d. Relationships to other projects

Study activities involve coordination, consultation, and collaboration with various entities, agencies, and projects involved in the Umatilla Basin (Figure 1; West Extension, Westland, and Stanfield Irrigation districts, Bonneville Power Administration, U.S. Bureau of Reclamation, National Marine Fisheries Service, Oregon Water Resources Department, Umatilla Fish Passage Operations, Umatilla Fish Passage Facilities O&M, Umatilla Basin Water Exchange Project, Power Repay Umatilla Basin Project, Umatilla and Irrigon hatcheries, Umatilla Basin Acclimation and Satellite Facilities Program, Umatilla Hatchery Monitoring and Evaluation, Umatilla Natural Production Monitoring and Evaluation, Pacific Lamprey Research and Restoration, and Umatilla Anadromous Fish Habitat Improvement) .  Participation in coordination and information exchange processes within the Umatilla Basin is ongoing (Umatilla River Operations Group, Umatilla Passage Technical Work Group, Umatilla Management, Monitoring and Evaluation Oversight Committee, Umatilla Basin Annual Operation Planning) or has been initiated (Umatilla Basin Management and Research Review).  Cooperation and collaboration amongst all parties and agencies involved in the Umatilla basin allows sharing of information to fill database gaps among projects and sharing of equipment, provides staff assistance during field sampling, and opportunities for participation in joint studies.  Transfer of project information occurs to improve river operations, to fine-tune operating criteria for specific facilities, and to improve management decisions for hatchery and natural production strategies.

Study scope and approach of this project was developed in conjunction with CTUIR’s Umatilla Basin Natural Production Monitoring and Evaluation Project (#199000501) and ODFW’s Umatilla Hatchery Monitoring and Evaluation Project #199000500).

Umatilla Natural Production M&E (199000501):  CTUIR is attempting to investigate the natural production potential and success of each salmonid species in the upper Umatilla River Basin, including spring and fall chinook salmon, coho salmon, and summer steelhead.  Addressing this question has required the determination of life history characteristics, distribution, abundance, and survival of juvenile salmonids in the Umatilla River basin through index surveys and outmigration monitoring.  However, monitoring efforts by CTUIR are constrained to the upper mainstem Umatilla and its tributaries.  Monitoring and sampling in the lower river is crucial for gathering the necessary information on life history characteristics, lower river production, abundance, and smolt-to-adult survival of all natural salmonids.   Therefore, the proposed project supplements monitoring efforts by the Natural Production M&E by monitoring and collecting biological information on natural migrants as they leave the subbasin, determining migration timing, and assessing natural production success of upriver-spawning spring chinook salmon and summer steelhead, and lower-river spawning of fall chinook salmon from adult outplants.  Biological information obtained includes migrant condition and size, and scales for age analysis.  Natural mortalities are also collected for disease analysis by the ODFW Pathology Lab.  This project currently supplements PIT-tagging of natural fish in the lower river to augment the PIT-tag database, and interrogates fish tagged with PIT tags in the upper river.  In the future, this project plans to continue to supplement tagging to assist in the determination of natural SARs.  Staff of both projects coordinate activities and provide assistance to facilitate completion of tasks, including spawning ground surveys and ancillary tagging.

Umatilla Hatchery Monitoring and Evaluation Project (199000500):  The Hatchery M&E project is attempting to address critical uncertainties associated with the effectiveness of this experimental hatchery.  Migration success and performance of juvenile fish subjected to different rearing (oxygen-supplemented), acclimation, and release strategies (temporal, spatial) are necessary to assess the adequacy of these strategies.  Monitoring and tag detection capabilities in the lower Umatilla River through the activities of the Outmigration and Survival Study provide basin-specific information on migration parameters and survival for these different strategies and for fish reared at out-of-basin hatcheries and released into the Umatilla River.  Research related to reach survival has also suggested changes in release sites (where acclimated) to improve species-specific survival.  Umatilla River tag detections also supplement mainstem detections of tagged Umatilla production fish and improve data validity.  Recent changes in hatchery practices at Umatilla Hatchery have included longer incubation, shorter ponding, and cold-water rearing of spring chinook salmon, earlier release times and release site changes for summer steelhead, elimination of the steelhead culling practice, volitional releases for all species, lower river acclimation and release of subyearling fall chinook salmon, direct release of some subyearlings at McKay Creek (2001), and acclimation of coho salmon. The reduction of the fall chinook program in the Umatilla River basin (subyearlings) was predicated on performance of more rigorous M&E to pinpoint the causative factors in less-than-satisfactory smolt and smolt-to-adult survival.  Crucial to shaping this production program are valid abundance and survival estimates, which are obtained through outmigration monitoring.  Survival information obtained in the short-term through in-basin monitoring can be compared with long-term smolt-to-adult survival to potentially separate ocean from freshwater survival.  Timely tag detection information and survival estimates are critical toward identifying the most effective hatchery practices and refining current strategies for improving survival and the hatchery product.  Monitoring also supplies condition information on migrants and indications of growth.  A future task associated with the proposed project is to develop an adult interrogation system at Three Mile Falls Dam to assist in determination of SARs.  Staff of both projects coordinate activities, provide assistance, and share office space, equipment and vehicles to facilitate completion of tasks.

Umatilla River Fish Passage Operations (198802200):  The objective of this project is to increase survival of migrating salmonids.  Since managers need to be fully aware of the effects associated with transport during mid-summer conditions, survival benefits have been and continue to be evaluated through the proposed project.  The proposed project has conducted several years of evaluating mortality and condition of transported fish in comparison with fish not transported (Knapp et al. 1998a, 1998b).  Another two years of effort evaluated relative survival at mainstem dams of transported PIT-tagged fish (July) to in-river migrants in June (Knapp et al. 2000, Ehlers et al. 2001).  Refinement of this evaluation was planned to test differences in survival between tagged transported fish and tagged fish migrating in river during the same period, given sufficient flow conditions.     Strong evidence toward a reduced survival effect may alter future operations or flow scenarios.  In addition to these tests, outmigration monitoring provides the associated fish passage project with information to help determine when transport operations should begin, based on number of migrants in the lower river.  Progeny produced by adult fall chinook transported and out-planted by this project are monitored in the lower river by the Outmigration project.  Operational experience at West Extension Canal gained through the proposed project is passed on to the Fish Passage Operations project.  This experience includes effects of operational changes at Three Mile Falls Dam or West Extension Canal on juvenile fish behavior and passage.  An understanding of these effects is important in providing the best operational scenario under variable conditions.

Umatilla River Satellite Facilities Operation and Maintenance (198343500):  Of hatchery production groups, one species that has not been monitored with the use of PIT tags is coho salmon.  With the new acclimation site at Pendleton (RM 56), juvenile coho salmon are now acclimated instead of direct released.  It is unknown whether this new strategy lessens their residence time in the river or improves their survival.  Tagging of fish at the ponds will provide migration and survival data for this group of fish (initiated in 2001 by the Outmigration Project).  This information can be compared with data from previous years when coho salmon were direct released.  Sampling conducted at Westland Canal by the Satellite Facilities project augments the migration database.

Umatilla Passage Facilities O&M (198343600):  The overall objective of this project is to maximize survival of juvenile and adult migrants by responding to passage facility problems.  Specific to the proposed project, Passage O&M provides needed assistance for repair and modification of the sampling facility at West Extension Canal to ensure effective and safe operation.  Many modifications for PIT-tag monitoring were and continue to be addressed by Passage O&M.

Power Repay Umatilla Basin Project (198902700):  Provision of flow enhancement through pump exchange is intended to provide survival benefits to juvenile and adult migrants in the lower Umatilla River.  The biological benefits of the project for anadromous salmonids and lamprey are partly measured and assessed through the monitoring efforts of the proposed project.

Pacific Lamprey Research and Restoration (199402600):  Reestablishment of self-sustaining numbers of Pacific lamprey in the Umatilla River is the goal of this project.  This species has been acknowledged as an important component of the fisheries community yet little information is known on its life history characteristics within the basin.  Lower-river monitoring through the proposed project is an important tool in assessing the population status and migration patterns of Pacific lamprey in the Umatilla basin. The Tribal Lamprey Restoration Project is currently outplanting adult lamprey into the basin and attempting to monitor adult and juvenile lamprey passage. Trapping and sampling juvenile lamprey in the lower river through the Outmigration Study provides critical information on lamprey migrations, life history patterns, indices of abundance, and associations with environmental variables.  The proposed project will also assist with future fyke-net sampling in the lower river.  These two projects share equipment.

Enhance Umatilla Basin Fish Habitat (#s 198710001 and 198710002):  The goal of these projects to increase natural production potential of anadromous fish stocks is partly assessed through abundance monitoring of natural production.  Habitat improvements are also intended to improve water quality; turbidity is measured in the lower river on a daily basis.

The Outmigration and Survival Study has been a critical component to fisheries resource management in the basin, contributing research information and staff expertise.  Through basin coordination and oversight forums, research results have been exchanged, management ideas discussed, species information consolidated, and future needs identified.  Continuation of this project in the next three years will further advance the goals of the overall fisheries restoration project and provide additional knowledge to fisheries professionals.

Project staff also involve local schools, organizations, other agencies, and other scientists in their activities, either through field opportunities, classroom lectures, sharing of expertise, equipment, or information, or obtaining permission for specific work.  Project staff serve as mentors in the Apprenticeship in Science and Engineering (ASE) program and as role models for young women in the Advocates for Women in Science, Engineering, and Mathematics (AWSEM) program, and participate in career and “gender equity” workshops.  Approval for access and work at the rotary trap site was required of the Oregon Department of Transportation and approval for access to property for release of test fish was required of the Hermiston Wastewater Treatment Plant and private landowners.  Authorization to handle ESA listed species (MCR summer steelhead) has been granted by NMFS under the 4d Research Limit.  We contact other agencies conducting similar work (Idaho Dept. Fish and Game, Yakima Indian Nation, Washington Dept. Fish and Wildlife, Battelle Pacific Northwest Labs, NMFS) to improve our research designs and data analysis.  We acquired tag detectors and purchase tags through Pacific States Marine Fisheries Commission and interact with the PIT tag database (PTAGIS).  We obtain specific database information necessary for project data analysis from the Oregon Water Resources Department, the U.S. Geological Survey, and the Bureau of Reclamation.  We provide tours of the bypass and sampling facility at West Extension Canal and at times are interviewed by area reporters.  We require assistance from the Oregon State Police and the local county sheriff’s department when hunting or fishing violations are observed during the course of our work.  We provide answers to questions on fish and wildlife issues from the public who visit our office and assist in promoting public awareness of resource issues.

Within the Columbia Plateau Province, project staff assists with spawning ground surveys in the John Day Subbasin (Spring Chinook Project) and coordinates information needs with the Smolt Monitoring Program at John Day Dam.  In other provinces, information is shared with the Hood River Production Program projects and field assistance is provided to projects in the Blue Mountain Province.  In the Columbia Basin, project coordination occurs through the Implementation Planning Process.  Project activities related to PIT tag use are coordinated with the Pacific States Marine Fisheries Commission.

e. Project history (for ongoing projects)

This project succeeds the project to Evaluate Juvenile Fish Bypass and Adult Fish Passage Facilities at Water Diversions on the Umatilla River (Knapp and Ward 1990; Hayes et al. 1992; Cameron and Knapp 1993; Cameron et al. 1994, 1995, 1997).  Passage facility research was conducted from 1990 to 1995 and provided information on injury and travel time for juvenile fish, screening efficiency, and screen velocities.  Work was augmented to include studies on juvenile fish passage through adult fish ladders and the use of videography to monitor passage.  Current research to Evaluate Juvenile Salmonid Outmigration and Survival in the Lower Umatilla River Basin developed out of the need to enlarge the scope of evaluating juvenile salmonid passage success (migration and survival) and to supplement and complement other ongoing monitoring and evaluation projects.  Within the Outmigration and Survival project, objectives were met to complete the Passage Evaluation Study (Cameron et al. 1997).

To date, monitoring and evaluation activities have encompassed six years (1995-2000) and seventh-year work is in progress (2001).

1994-1995:  We obtained preliminary data on juvenile salmonid migration, abundance, and survival by sampling at numerous sites with various traps.  We documented resident fish species, avian and piscivorous predators, condition of juvenile salmonids, and determined passage efficiency of juvenile salmonids at West Extension Canal under various operations and flows.  Through these experiences, we refined study methods, identified survival problems, and identified logistical and operational constraints (Knapp et al. 1996)

1995-1996:  We monitored the salmonid outmigration at a lower river rotary-screw trap and at the West Extension Canal sampling facility to estimate abundance and survival.  We initiated an evaluation of juvenile fish transport, tested the use of VI-jet tags, evaluated mark-longevity of different mark types, and used underwater videography to assess behavior and passage of juvenile salmonids at a ladder diffuser (Knapp et al. 1998a).   In addition, the project facilitated field research to test infrasound as a behavioral barrier for smolts (Knudsen et al. 1997).

1996-1997:  We monitored only at the rotary-screw trap in an effort to obtain more reliable trap efficiency, abundance, and survival estimates.  We repeated video-monitoring at the east-bank fish ladder at Three Mile Falls Dam to identify passage problems and routes, conducted a second year evaluation of juvenile transport by determining mortality and condition effects, measured velocities at key canal facility locations to characterize hydraulics for fish passage under varying operations, and tested the use of Photonic (color) tags in outmigration monitoring (Knapp et al. 1998b).

1997-1998:  We video-documented juvenile fish passage at Three Mile Falls Dam, actively interrogated PIT-tagged (400 kHz) and Photonically-marked fish, tested the use of Photonic marks on trap efficiency test fish, estimated abundance and survival and migration parameters, and conducted reach-specific and transport survival studies with PIT-tagged fish (Knapp et al. 2000).

1998-1999:  We installed a remote PIT-tag detector (400 kHz) at the West Extension Canal facility to passively interrogate tagged fish, conducted a second year of reach-survival/transport tests, and estimated species-specific trap efficiency and survival with PIT tags (Ehlers et al. 2001).

1999-2000:  We installed an improved remote detection system at West Extension Canal (134 kHz) operated by new interrogation software developed by PSMFC.  We conducted a third year of reach-specific survival tests (no transport tests) and estimated species-specific trap efficiency and survival, using PIT-tagged fish.  During fall/winter, we marked and released lamprey for trap efficiency tests and estimated abundance (Knapp et al. in preparation).

2000-2001:  We are continuing with remote interrogation of tagged fish in the lower river to estimate survival and migration characteristics, conducting a fourth and final year of reach survival tests, evaluating benefits of summer transport, estimating lamprey and natural salmonid abundance, and improving tag interrogation capabilities.

In all years, we monitored migration characteristics of hatchery and natural fish and Pacific lamprey, estimated abundance of natural fish, collected data on environmental conditions and biological parameters of salmonids, noted resident species’ occurrences, described the relationship between river flows and canal operations and fish movement, examined fish for condition, and collected mortalities of natural and hatchery fish for analysis by pathology staff to characterize disease levels of migrating fish.  In most years, we sampled fish at Westland Canal during trap and haul operations and documented avian predator activity in the lower river.  Since the use of PIT tags, we have also obtained tag detection/recovery information from mainstem dams and island bird colonies

Approved budgets by contract year for the Outmigration and Survival Study.

| Contract Year | Fiscal Year | Budget | Past Spending |
| --- | --- | --- | --- |
| 1994-1995 | FY95 | 256,971 | 255,419 |
| 1995-1996 | FY96 | 283,140 | 262,490 |
| 1996-1997 | FY97 | 292,399 | 291,009 |
| 1997-1998 | FY98 | 259,842 | 253,084 |
| 1998-1999 | FY99 | 249,000 | 242,992 |
| 1999-2000 | FY00 | 297,489 | 203,403 (not complete) |
| 2000-2001 | FY01 | 302,616 | still spending… |

Major results thus far show survival estimates for most species to be variable year-to-year, but less than satisfactory for most species.  Survival was estimated at 34-73% for spring chinook salmon, 40-78% for yearling fall chinook salmon, and 50-154% for summer steelhead (Table 1).  Fall chinook salmon subyearlings suffer from high mortality in June and July due to elevated water temperatures and disease; survival was lowest in 1995 (18%).  After 1996, flow enhancement strategies during summer months improved survival (35-152%; Table 1).  Survival of yearling spring chinook salmon reared at Umatilla Hatchery was less than survival of fish reared at other hatcheries and released in the Umatilla River.  Cold-water-rearing of spring chinook salmon appears to slightly improve survival.

Reach-specific survival tests conducted in 1998, 1999, and 2000 indicated that lower release sites incrementally improved survival (Table 2).  However, survival lessens for subyearlings released near RM 9, a possible area for bass predation.  Subyearlings released at the Umatilla River mouth are detected in higher proportions at mainstem dams than fish released higher in the river (Table 2).  At times, transported fish incur significantly greater mortality and scale loss than non-transported fish and are detected in lower proportions at mainstem dams than fish migrating in June (Table 2).

Natural fall chinook salmon are being produced in the lower river from adult outplants (Table 1); success is variable depending on the seasonal hydrograph.  Production of natural spring chinook salmon, coho salmon, and Pacific lamprey is on an upward trend (Tables 1 and 3).  Production of summer steelhead has remained relatively static (Table 1).  Juvenile lamprey migrate mostly in the late fall and winter; captures increase with increasing flow and turbidity.

Current flow augmentation in June to mid-July and August to October facilitates the outmigration of natural subyearlings, which migrate out through October.  Temporal changes in resident fish abundance and behaviors appear related to flow and temperature conditions and passage facility operations.  Most anadromous fish movement increased with increasing river flow (Figure 3) and was affected by changes in daylight; diel patterns of movement were different between fish in-river and at canal facilities.  Juvenile fish behavior, injury, and passage at the adult fish ladder were affected by turbulent hydraulics from ladder operations and a mid-channel diffuser grating.  Phase I operations at West Extension Canal affect bypass efficiency (Table 4); ladder operations on the east-bank affect resident fish passage in mid-summer.

Hatchery fish condition deteriorates with time in the river, especially hatchery summer steelhead; natural fish are in better condition than hatchery fish but are commonly infested with Neascus metacercariae.  Bird attacks on both hatchery and natural fish worsen immediately following fish releases.  Avian predators, particularly gulls, pose a threat to juvenile salmonids.  Highest observations coincide with hatchery fish presence in the river, lower river flows, and high water clarity (Figure 4).  Bird predation at Three Mile Falls Dam is partitioned among avian species according to feeding niches.

Hatchery spring chinook and subyearling fall chinook salmon migrate out quickly; coho salmon, yearling fall chinook salmon, and summer steelhead have protracted outmigrations (Figure 5).  Migration patterns for most hatchery and natural species are similar, but natural species have longer migration periods.  Natural subyearling fall chinook salmon migrate after hatchery conspecifics have peaked, in late June and early July.  Smolt level is correlated with fish size and appears related to when fish movement peaks.

Trap efficiencies (entrainment) for most species were related to the degree of water diversion into the canal, except summer steelhead.  Trap efficiencies were generally lower for steelhead, coho, and spring chinook salmon and higher for yearling and subyearling fall chinook salmon.  Termination of canal diversion with onset of Phase I pump exchange briefly diminishes bypass efficiency; operation of the river-return pipe enhances fish attraction to the bypass.

Remote PIT-tag interrogation has been successful and incrementally improved at the canal facility (Figure 6).  Photonic marking is a viable technique, but requires high-cost equipment and marks, and high equipment maintenance.  Syringe and Pan-jet marking have also been successful techniques, providing small color marks for a limited period (Hayes et al. 2000).  Use of a specially-designed floating net trap provided a flexible method for sampling juvenile migrants during low flow (Knapp in progress).  Underwater videography was successfully applied to provide operational knowledge and solve passage concerns.

Findings on migration parameters, survival, bypass efficiencies, fish condition, ladder passage, and the presence of natural salmonids in the lower river have been applied toward management of hatchery, river, canal, and passage facility operations and water release and flow enhancement strategies to improve outmigration, passage, survival, and rearing conditions for juvenile salmonids.  Survival results have changed approaches in hatchery practices to optimize survival, including alteration of rearing and release strategies for specific production groups.  Information on lower river natural production has assisted managers in determining natural production potential and limitations.  Information on predators and predation may direct implementation of control measures to increase salmonid survival.  Observations of juvenile fish behavior at ladder structures affect ladder operations and design.

Table 1 .  Estimates of survival and/or abundance for hatchery and natural juvenile salmonids migrating from the Umatilla River basin, 1995 - 2000.

|  | Year |
| --- | --- |
| Speciesa | 1995 | 1996 | 1997 | 1998 | 1999 | 2000 |
|  | Survival (95% C.I.) of Hatchery Salmonids |
| HCH 1+ | 426% | -- | 71% ((31.1%) | -- | -- | -- |
| HCHS 0+ | 3% | -- | -- | -- | -- | -- |
| HCHS 1+ | 67% | 34% (( 76.1%) | -- | 73% ((6.7%) | 37% ((6.7%) | 48% |
| HCHF 1+ | -- | 40% ((5.3%) | -- | 70% ((15.3%) | 78% ((12.7%) | 65% |
| HCHF 0+ | 18% | 141% ((4.0%) | 35% ((4.9%) | 152% ((7.2%) | 54% ((3.1%) | 135% |
| HCOH | 2,243% | 38% ((5.5%) | 34% ((18.9%) | 129% ((10.9%) | -- | -- |
| HSTS | 154% | 94% ((10.4%) | -- | 50% ((7.1%) | 64% ((13.2%) | 35% |
|  | Abundance of Natural Salmonids |
| NCH | -- | -- | -- | -- | 20,323 | 44,153b |
| NCHS | 74,342 | 1,856 | 1,151 | 18,724 | -- | -- |
| NCHF | -- | -- | 1,318 | 124,504 | -- | -- |
| NCOH | -- | 346 | 1,200 | 3,384 | -- | -- |
| NSTS | 58,876 | 73,134 | -- | 53,854 | 48,720 | 11,829b |

a   HCH 1+ = hatchery yearling chinook salmon, HCHS 0+ = hatchery subyearling spring chinook salmon, HCHS 1+ = hatchery yearling spring chinook salmon, HCHF 1+ = hatchery yearling fall chinook salmon, HCHF 0+ = hatchery subyearling fall chinook salmon, HCOH = hatchery coho salmon, HSTS = hatchery summer steelhead, NCH = natural chinook salmon, NCHS = natural spring chinook salmon, NCHF = natural fall chinook salmon, NCOH = natural coho salmon, and NSTS = natural summer steelhead.

b   Estimates based on preliminary data.

| Table 2. Number and mean percent detection of PIT-tagged fish released for reach specific survival and transport evaluation tests and interrogated in the lower Umatilla River and on the lower Columbia River at mainstem dams, 1998 and 1999. |
| --- |
|  |  | Release | Release | Number | Number detected | Mean % detection |
| Species | Year | date | site | released | WEID | Mainstem | WEID | Mainstem |
| CHS | 1998 | 3/9-3/11 | RM 80 | 238 | 2 | 23 | 0.8 | 9.7 |
|  |  | 3/9-3/11 | RM 42 | 232 | 4 | 28 | 1.7 | 12.1 |
|  |  | 3/9-3/11 | RM 27 | 226 | 3 | 42 | 1.3 | 18.6 |
|  | 1999 | 3/9-3/11 | RM 80 | 252 | 16 | 20 | 6.2 | 8.0 |
|  |  | 3/9-3/11 | RM 48 | 250 | 13 | 21 | 5.3 | 8.4 |
|  |  | 3/9-3/11 | RM 27 | 257 | 12 | 33 | 4.7 | 13.2 |
|  |  | 3/9-3/11 | RM 11 | 246 | 12 | 46 | 4.9 | 18.1 |
|  | 2000 | 3/7-3/9 | RM 80 | 1,002 | 10 | 211 | 1.0 | 21.1 |
|  |  | 3/7-3/9 | RM 27 | 1,000 | 10 | 275 | 1.0 | 27.5 |
|  |  | 3/7-3/9 | RM 11 | 777 | 11 | 246 | 1.4 | 31.7 |
| CHF0 | 1998 | 6/1-6/3 | RM 80 | 491 | 19 | 32 | 3.9 | 6.5 |
|  |  | 6/1-6/3 | RM 48 | 518 | 22 | 34 | 4.2 | 6.6 |
|  |  | 6/1-6/3 | RM 27 | 505 | 16 | 42 | 3.2 | 8.3 |
|  |  | 7/7-7/9a | RM 0 | 488 | - | 2 | - | 0.4 |
|  | 1999 | 6/3-6/5 | RM 80 | 498 | 98 | 60 | 19.7 | 12.0 |
|  |  | 6/3-6/5 | RM 48 | 477 | 117 | 68 | 24.6 | 14.3 |
|  |  | 6/3-6/5 | RM 27 | 482 | 122 | 76 | 25.2 | 15.8 |
|  |  | 6/3-6/5 | RM 9 | 537 | 87 | 70 | 15.9 | 13.0 |
|  |  | 7/20-7/26a | RM 0 | 428 | - | 39 | - | 9.2 |
|  | 2000 | 5/23-25 | RM 74 | 447 | 98 | 29 | 21.9 | 6.5 |
|  |  | 5/23-25 | RM 56 | 448 | 121 | 45 | 27.0 | 10.0 |
|  |  | 5/23-25 | RM 27 | 446 | 126 | 56 | 28.3 | 12.6 |
|  |  | 5/23-25 | RM 9 | 596 | 177 | 63 | 29.7 | 10.6 |
|  |  | 5/23-25 | RM 0 | 1,892 | - | 276 | - | 14.6 |
| STS | 1998 | 4/15-17 | RM 79 | 240 | 4 | 43 | 1.7 | 17.9 |
|  |  | 4/15-17 | RM 65 | 206 | 4 | 41 | 1.9 | 19.9 |
|  |  | 4/15-17 | RM 48 | 228 | 8 | 60 | 3.5 | 26.3 |
|  |  | 4/15-17 | RM 27 | 208 | 6 | 48 | 2.9 | 23.1 |
|  |  | 5/11-13 | RM 79 | 221 | 4 | 32 | 1.8 | 14.5 |
|  |  | 5/11-13 | RM 48 | 239 | 7 | 35 | 2.9 | 14.6 |
|  |  | 5/11-13 | RM 27 | 240 | 7 | 44 | 2.9 | 18.3 |
|  | 1999 | 4/12-15 | RM 79 | 187 | 19 | 18 | 10.1 | 9.6 |
|  |  | 4/12-15 | RM 65 | 224 | 25 | 33 | 11.6 | 14.9 |
| Table . Continued |  |  |  |  |  |  |
|  |  | Release | Release | Number | Number detected | Mean % detection |
| Species | Year | date | site | released | WEID | Mainstem | WEID | Mainstem |
| STS | 1999 | 4/12-4/15 | RM 48 | 220 | 38 | 40 | 16.9 | 18.9 |
|  |  | 4/12-4/15 | RM 27 | 219 | 48 | 51 | 21.9 | 24.2 |
|  |  | 4/12-4/15 | RM 9 | 229 | 66 | 57 | 28.5 | 24.5 |
|  |  | 5/4-5/7 | RM 79 | 238 | 10 | 9 | 4.2 | 3.7 |
|  |  | 5/4-5/7 | RM 48 | 242 | 33 | 21 | 13.6 | 8.5 |
|  |  | 5/4-5/7 | RM 27 | 245 | 41 | 30 | 16.4 | 11.9 |
|  |  | 5/4-5/7 | RM 9 | 243 | 64 | 35 | 26.2 | 14.9 |
|  | 2000 | 4/10-4/12 | RM 79 | 569 | 69 | 42 | 12.1 | 7.4 |
|  |  | 4/10-4/12 | RM 65 | 569 | 51 | 25 | 9.0 | 4.4 |
|  |  | 4/10-4/12 | RM 48 | 564 | 69 | 36 | 12.2 | 6.4 |
|  |  | 4/10-4/12 | RM 27 | 381 | 77 | 58 | 20.2 | 15.2 |
|  |  | 4/10-4/12 | RM 9 | 383 | 110 | 50 | 28.7 | 13.1 |
| a Subyearling fall chinook salmon release for transport evaluation. |

Table 3.  Pacific lamprey captures, trap efficiency estimates, and abundance estimates at the rotary-screw trap (RM 1.2) and West Extension Canal (RM 3.7), lower Umatilla River, October 1994 - April 2001.

|  | Number captured | Trap efficiency | Abundance estimate |
| --- | --- | --- | --- |
| Year | Adult | Smolt | Non-smolt | Unknown | Smolt | Non-smolt | Smolt | Non-smolt |
| Rotary-screw trap |
| 1995a | -- | -- | -- | 3 | -- | -- | -- | -- |
| 1996 | -- | -- | -- | 29 | -- | -- | -- | -- |
| 1997 | 7 | -- | -- | 297 | -- | -- | -- | -- |
| 1998 | -- | 103 | 297 | -- | -- | -- | -- | -- |
| 1999 | -- | 76 | 197 | -- | -- | -- | -- | -- |
| 2000 | -- | 131 | 306 | -- | 0.008 | -- | 16,899 | -- |
| 2001 | -- | 1,827 | 712 | -- | 0.064 | 0.007 | 28,485 | 97,545 |
| West Extension Canal |
| 1995a | -- | -- | -- | 35 | -- | -- | -- | -- |
| 1996 | 12 | -- | -- | 185 | -- | -- | -- | -- |
| 1998 | 1 | -- | 168 | -- | -- | -- | -- | -- |
| 1999 | -- | -- | -- | -- | -- | -- | -- | -- |
| 2000 | 1 | -- | -- | -- | -- | -- | -- | -- |
| 2001 | -- | 157 | 43 | -- | -- | -- | -- | -- |

a   Implementation of Phase I water exchange in the lower Umatilla River.

Figure 3.  A scatter plot of travel speed (mi/d) to Three Mile Falls Dam (RM 3.7) and mean river flow (ft3/s) for hatchery subyearling fall chinook salmon, Umatilla River, 3 June 1999.

Table 4.  Passage estimates of subyearling fall chinook salmon from video recordings at the east-bank fish ladder and fish trapping at the West Extension Canal bypass facility at Three Mile Falls Dam, Umatilla River, 31 May - 14 June 1996 and 1 - 9 June 1998.

|  | Percent of subyearling fall chinook salmon |
| --- | --- |
|  | 1996 |  | 1998 |
| Date | Ladder | Bypass |  | Ladder | Bypass |
| 5/31 | 4.6 | 95.4 |  |  |  |
| 6/1a | 1.5 | 89.5 |  | 1.7 | 98.3 |
| 6/2 | 79.0 | 21.0 |  | 2.2 | 97.8 |
| 6/3 | 17.2 | 82.8 |  | 30.3 | 69.7 |
| 6/4 | 47.1 | 52.9 |  | 14.5 | 85.5 |
| 6/5 | 21.4 | 78.6 |  | 18.4 | 81.6 |
| 6/6a | 23.0 | 77.0 |  | 28.7 | 71.3 |
| 6/7 | 19.7 | 80.3 |  | 67.0 | 33.0 |
| 6/8 | 8.6 | 91.4 |  | 32.9 | 67.1 |
| 6/9 | 16.5 | 83.5 |  | 40.4 | 59.6 |
| 6/10 | 17.5 | 82.5 |  |  |  |
| 6/11 | 14.4 | 85.6 |  |  |  |
| 6/12 | 15.9 | 84.1 |  |  |  |
| 6/13 | 5.4 | 94.6 |  |  |  |
| 6/14 | 6.5 | 93.5 |  |  |  |
| Overall Percent | 27.8 | 72.2 |  | 23.2 | 76.8 |

a   Initiation of Phase I water exchange was on 1 June 1996 and 6 June 1998.

Figure 4.  Number of gulls per observation and percent detection of salmonids plotted against river flow (ft3/s), lower Umatilla River, November 1998 - July 1999.

Figure 5.  Cumulative percent detection of PIT-tagged hatchery spring and fall chinook salmon and summer steelhead at West Extension Canal (RM 3.7), lower Umatilla River, March –July 1999

Figure 6.  Remote PIT-tag detection system (looking down) at West Extension Canal.  2000.

f. Proposal objectives, tasks and methods

The project goal is to evaluate the outmigration and survival of natural and hatchery juvenile salmonids in the lower Umatilla River in an effort to optimize the fisheries restoration program and enhance our understanding of fish behavior in relation to flow enhancement strategies and passage facility operations.

Objective 1.  Conduct PIT tag interrogation operations West Extension Canal until 2004.

Task 1.1	Operate a remote PIT-tag interrogation system at the sampling facility at West Extension Canal to interrogate tagged juvenile fish.

Task 1.2	Edit and submit tagging and monitor (hand) files to PTAGIS.

Task 1.3	Extract PIT-tag summary reports from PTAGIS for analysis.

Assumptions:  Ability to continue to effectively use remote interrogation at West Extension Canal.

Approach:    The remote system (computer, modem, readers, loop antennae) is already installed and functioning to store and automatically upload tag detections. Technical updates (interrogation software) and tags are provided by PSMFC; file processing is also coordinated with PSMFC.  Physical improvements to the remote detection system or sampling facility are coordinated with Passage O&M.  All tagging and monitor (hand interrogation) files will be sent to the PITAGIS database from the office computer.  PIT tag reports on Umatilla, mainstem, estuary, and island detections will be extracted from PTAGIS periodically.  Efficiency of the remote detection systems was tested in 2000 and found to be > 99% efficient.  We will work with PSMFS staff to ensure efficient and effective operation of the remote system.

Objective 2.  Design and implement PIT-tag interrogation capabilities at Three Mile Falls Dam ladder facility.

Task 2.5	Consult with experts to design an interrogation system for the east-bank ladder at Three Mile Falls Dam (2002).

Task 2.6	Install an adult interrogation system at the east-bank ladder (2003).

Task 2.6	Operate the east-bank interrogation system for adult and juvenile detection by 2003.

Assumptions:  Applicability of mainstem adult interrogation to the Umatilla River.

Approach:  Staff will consult with the Adult PITtag Oversight Committee (APTOC) in early 2001 to determine if an interrogation system at the east-bank ladder is feasible.  During 2001, an experimental approach with hand-held loop detectors will determine if detection is possible through the viewing window.  If feasible, a more permanent interrogation system will be planned and designed in 2002 for eventual installation by early 2003.  Cooperating agencies will be USACE, NMFS, and BPA.

Objective 3.  Determine migrant abundance, migration timing, and in-basin survival of PIT-tagged juvenile salmonids representing various hatchery rearing, release, and acclimation strategies.

Task 3.1	Assist with tagging production and test groups at Umatilla Hatchery

Task 3.2	Conduct trap efficiency tests for tagged production groups at RM 3.7

Task 3.3	Tag hatchery coho salmon at acclimation ponds

Task 3.4	Actively and passively interrogate tagged hatchery salmonids to estimate abundance, in-basin survival, and migration parameters.

Assumptions:  Ability to effectively detect PIT-tagged hatchery fish at trapping facilities with > 95% detection efficiency; ability to obtain valid trap efficiency estimates for computation of migrant abundance and survival estimates;

Approach:  All PIT tagging will follow protocol established by the PITTAG steering committee to ensure safe and sanitary handling and tagging of fish, and save handling of needles.  PIT tagging of Umatilla Hatchery production groups and test groups will occur at Irrigon Hatchery; test groups are held in in-door circulars and production groups are returned to the raceways at Umatilla Hatchery after 48 h.  Hatchery coho will be tagged directly at the acclimation pond (RM 56) in February and March during transfer, held for 48 h to determine tag loss, and returned to the ponds.

Tags recorded on portable detectors will be stored into a computer file (PITTAG2).  On occasion, tags may need to be stored onto the tag reader.  Remotely interrogated tags will be automatically stored onto a laptop computer and auto-transmitted to PITAGIS via a modem system.  Remaining files (tagging and hand monitoring) will be routinely sent to the PTAGIS database.  Once files are submitted, we will routinely interrogate the PIT-tag database to download the processed information on tagged fish detected at Umatilla and mainstem interrogation sites.  The PTAGIS database will provide summary reports on number of tags detected from specific tagging files, allowing a timely examination of tag detection status.

PIT tagging for trap efficiency tests will take place at the canal facility.  Portable readers and a laptop computer loaded with PITTAG2 software will be used when tagging or hand interrogating during sampling.  Fish will be anesthesized with MS222 prior to handling. Tags recorded on portable detectors will be downloaded onto a computer file.  Fish tagged for trap efficiency tests will be non-CWT and non-PIT-tagged fish obtained during sampling.  We will subsample fish entering the facility daily (and during night with a programmed timer) to obtain sufficient numbers of each species for tagging.  Fish will be collected and held for tagging no longer than 72 h.  Fish of each major species of each origin will be tagged and released 2-3 times per week.  Approximately 100 fish will be tagged, per species per release to obtain sufficient recaptures.  After tagging, fish will be held in special net pens for 24 h prior to release to determine tag loss and mortality (percent survival).  We will use the probability of survival of released fish to adjust the trap efficiency estimate.  We will transport and release tagged fish approximately 2 miles above the canal facility at the Hermiston Wastewater Treatment Plant.  Fish will be transported in an aerated slip tank.  Released fish will be remotely interrogated as they pass through the detector in the sampling facility or hand interrogated if they are sampled.

Trapping:  To detect PIT-tagged fish and sample non-tagged migrants, we will operate the West Extension Canal facility (RM 3) for seven months, from early March to late September 2001.  We will sample in August or September if flow is suitable and the facility is operable.  We will use the rotary-screw trap (RM 1.2) for five months, from October 2000 - February 2001.

Outmigration Monitoring:  At all traps, we will identify sampled fish to species and rearing, interrogate all fish for PIT tags, and count the number of fish collected during the specific sampling interval.  All mortalities of natural fish will be frozen for later analysis by pathology staff.  Fish will be mildly anesthetized (MS-222) prior to handling.  We will measure lengths and examine condition on all natural fish and a portion of hatchery fish collected.  All sampling information will be directly recorded onto a computer with a digitizing board.  The West Extension canal headworks and sampling facility will be watered-up in early March to accommodate remote detection of March-released fish.  Fish passing through the remote detector will be diverted into the bypass downwell for return to the river.  Monitoring effort will focus on ensuring the sampling facility and detection system are operating satisfactorily.  We will sample daily only to obtain fish for trap efficiency tests, determine species composition, and collect limited biological data.  At times, increased sampling may be necessary to adequately enumerate natural fish for an abundance estimate; these fish will not have been PIT tagged and cannot be remotely monitored.  We will time our increased sampling to periods of peak migrations.  To differentiate between hatchery spring and fall chinook salmon and between hatchery and natural subyearling fall chinook salmon, we will interrogate all chinook salmon for blank wire tags (all fall chinook salmon will be wire tagged).

Abundance Estimates:  Abundance will be primarily estimated for hatchery and natural fish that are PIT tagged.  Abundance estimates (A) for tagged hatchery and natural fish species detected at West Extension Canal will be based on the migrant abundance method (Dauble et al. 1993) using the number of tag detections (D) and the trap efficiency estimate (TE) for each fish species [A = (D)(1/TE)].  In this case, individually PIT-tagged fish will represent a “batch” mark for fish groups from hatchery rearing, release, or acclimation strategies, or reach-specific release sites.  Secondarily, an abundance estimate for untagged natural fish passing RM 3 will be based on the number of fish sampled (expanded by sample rate and percent of time sampled) and the trap efficiency estimate of that species or the hatchery conspecific.  We will use the Bootstrap method (Ephron and Tibshirani 1993) to compute a variance for each abundance estimate to determine 95% confidence intervals.

Survival Estimates:  Survival of tagged hatchery groups in the Umatilla River reaching RM 3 will be estimated using the migrant abundance method (see Abundance Estimates).  With the known number of tagged fish released (R) and a migrant abundance estimate for tagged fish at the recovery site (A), survival can be estimated for each tag group within a fish species (A/R).  This method will be dependent on good tag detection and sufficient trap efficiency tests.  Release sites for hatchery fish will be at the upriver acclimation ponds.  We will assume that survival of tagged fish groups is representative of survival of the non-tagged production groups.  Differences in detection between tag groups will be tested for significance with the Binomial test.

Objective 4.  Evaluate relative survival between transported and non-transported (in-river) tagged subyearling migrants.

Task 4.1	Tag and release subyearling fall chinook upriver for treatment (transported) and control (in-river) tests

Task 4.2	Actively and passively interrogate control fish at RM 3.7

Task 4.3	Obtain tag detections of treatment and control fish at mainstem dams to determine differences in minimum survival.

Null hypothesis:  There is no significant difference in relative detection at mainstem dams between treatment (transported) and control (in-river migrant) groups.

Test hypothesis:  There is a significant difference in relative detection at mainstem dams between treatment and control groups.

Assumptions:  Ability to effectively tag subyearlings during mid-summer migration.

Approach:  PIT-tagged subyearling fall chinook salmon will be released at the Westland Canal holding pond (RM 27) in mid-July during juvenile trap and haul operations, depending.  Test fish will be collected upriver where water temperatures are more moderated, using an incline plane trap at a bypass facility or an in-river floating net trap. They will then be tagged, and held briefly at Westland Canal until release into the pond.  Tagged fish will also be released into the river to serve as a control.  We will make three replicate releases during the days fish are transported.  Treatment fish will then be loaded into the transport tanker (along with non-tagged fish) and transported to the mouth of the Umatilla River.  All tagged fish will be interrogated at mainstem dams or tags recovered on mainstem islands.  Tag detections will provide a survival index for transported and non-transported.  Number tagged was dependent on variability in 1999 and 1998 tests.  Sample size to determine a significant difference (alpha=0.05) will be 750 fish per group.  The remote interrogation system at West Extension Canal will detect tagged migrants from the control group.  Mainstem detections will be used to make the statistical comparison.

Objective 5.  Determine migration timing and abundance of tagged natural fish, and monitor trends in natural production of salmon, steelhead, and Pacific lamprey.

Task 5.1	Actively monitor natural salmonid and Pacific lamprey migrants at RM 1.2, using the rotary-screw trap, and at the sampling facility at West Extension Canal (RM 3.7).

Task 5.2	Conduct trap efficiency tests for tagged groups of natural salmonids at RM 3.7.

Task 5.3	Expand tagging of natural summer steelhead to supplement upriver tagging by CTUIR for estimation of smolt-to-adult survival.

Task 5.4	Assist with fall/winter fyke-net trapping of juvenile lamprey by CTUIR in the lower river (RM 0.5).

Task 5.5	Actively and passively interrogated tagged natural salmonids to estimate abundance, tagged fish survival, and determine migration parameters.

Assumptions:  Ability to obtain a representative sample to estimate abundance; ability to conduct valid trap efficiency tests

Approach:  During monitoring at the rotary trap from October through February, all natural fish will be interrogated for PIT tags.  Untagged and sampled natural spring chinook salmon and summer steelhead will be tagged at the trap sites to augment CTUIR’s tag database; tagged fish will be held for 24-48 h to determine tag loss and mortality.  To estimate survival of tagged natural outmigrants, natural spring chinook salmon and summer steelhead will be captured upriver, PIT tagged, and released by CTUIR (R) and detected by ODFW at the rotary trap or West Extension Canal.  (The CTUIR rotary traps will be located on the mainstem Umatilla River above RM 80 and in Meacham Creek.)  CTUIR will PIT tag fish beginning in winter 2000.  A survival estimate will be derived using the ratio of the abundance estimate (see Abundance Estimates) and the number of fish tagged.  Abundance will be determined as specified in Objective 3.  (see Trapping, Outmigration Monitoring in Objective 3).

Monitoring of Juvenile Lamprey:  During monitoring for juvenile salmonids, we will collect juvenile lamprey moving downriver, both smolted and non-smolted.  We will assess smolt status based on eye formation and body color and measure total length of all smolted and non-smolted juveniles.  Trapping for lamprey with the rotary trap will begin in October and end in early March; lamprey juveniles generally move during fall and winter freshets.  If necessary, we will attempt to conduct trap efficiency tests by marking (caudal fin clip) smolted lamprey and releasing them at weekly intervals.  Lamprey will be released ¼ mile upstream from the trap.  A trap efficiency estimate applied to collection numbers will provide an estimate of abundance.  We will also assist CTUIR with Fyke net trapping below the rotary screw trap, to capture migrant lamprey.

Objective 6.  Assess condition, health, size, and growth of hatchery and natural migrants.

Task 6.1	Examine subsample of hatchery and natural fish for condition

Task 6.2	Preserve mortalities of natural fish and of diseased hatchery fish for examination by pathology staff.

Task 6.3	Measure lengths of tagged and untagged hatchery fish and natural fish.

Task 6.4	Sample scales from natural migrants for determination of age, growth, and life history characteristics by CTUIR.

Approach:  All mortalities of natural fish will be frozen for later analysis by pathology staff.  Fish will be mildly anesthetized (MS-222) prior to handling. We will measure lengths and examine condition on all natural fish and a portion of hatchery fish collected.  All sampling information will be directly recorded onto a computer with a digitizing board.  Condition will be based on the proportion of scale loss.  Growth will be assessed through lengths of tagged fish at release and at recapture.

Objective 7.  Investigate effects of river, canal, and fishway operations, and environmental conditions on fish migration and survival.

Task 7.1	Measure river turbidity; obtain thermograph and flow data from cooperating agencies.

Task 7.2	Analyze fish migration parameters with river variables.

Task 7.3	Determine affect of canal and fishway operations and flow enhancement strategies on anadromous and resident fish behavior at Three Mile Falls Dam.

Assumptions:  Ability to effectively monitor variables and obtain information.

Approach:  During monitoring at West Extension Canal, we will daily record facility operations and canal settings to associate with species-specific detection patterns and rates.  We will also make note of operational changes at the east-bank fishway.  This information will illuminate the effect changes in canal or fishway operation have on bypass efficiency and fish movement.

Environmental Monitoring:  To evaluate environmental factors that may influence smolt migration or survival, we will obtain river temperature data from CTUIR thermograph stations.  We will also measure daily the minimum and maximum water temperatures at the collection sites for daily monitoring purposes.  River flow data will be obtained from the U.S. Geological Survey and the Oregon Water Resources Department, including water releases from McKay Reservoir.  Canal flow data will be retrieved from the Bureau of Reclamation.  We will daily measure water turbidity with a turbidity meter to determine changes in water turbidity.  Flow and water temperature will be correlated with migration parameters (travel time, % detection); further least-squares regressions will be conducted where appropriate, with travel time or detection as the dependent variable.  Flow will be the mean flow of the river corridor from release to detection point.

Objective 8.  Document temporal distribution and diversity of resident fish species at trap sites.

Task 8.1	Identify and count resident fish species

Task 8.2	Measure representative samples of resident fish lengths.

Approach:  During sampling at the trap sites, we will identify, count, and measure resident fish captured.  A subsample of lengths will be taken.  Time and date of capture will be noted, as well as environmental and operational variables.

Objective 9.  Participate in planning and coordination activities in the basin and disseminate results.

Task 9.1	Participate in basin coordination and planning meetings

Task 9.2	Present findings within professional forums and journals.

Task 9.3	Prepare an annual progress report within 1 year of contract period.

Assumptions:  Sufficient time to perform tasks

Report Writing:  We will verify, summarize, and analyze all computer-entered data from mid-summer through fall 2001.  Preparation of an annual progress report on all tasks related to the outmigration and survival study will commence in fall 2001 and be completed by spring 2002.

Planning and Coordination:  We will participate in basin coordination and planning meetings on a monthly basis.

g. Facilities and equipment

1.  Trapping and Holding Facilities:  Traps for collection of fish will include a 5-ft rotary-screw trap (E.G. Solutions, Corvallis, OR) and a permanent fish collection facility built into the juvenile fish bypass at West Extension Canal.  The sampling facility at West Extension Canal has been modified to allow continuous sampling and/or bypassing of fish and the easy retrieval and processing of sampled fish.  Bypassed fish transit through a 6” pipe equipped loop detectors (antennae) for tag interrogation.  The rotary trap is anchored to support pillars under the I82 bridge.  Several inclined plane traps are available for use at other screening facilities for fish capture upriver.  Holding facilities include several 8 ft-diameter circular tanks provided with inflow water from a submersible pump, and various-sized net pens and plastic containers.

2.  Transport:  Transport of fish for release during trap efficiency tests and other releases is provided with a 250-gal slip tank supplied with an auxiliary aeration system and loaded into the bed of a 3/4-ton pickup truck.  At times when few fish are transported, we will use 30-gal garbage cans.

3.  Offices: A travel trailer obtained from the U.S. Fish and Wildlife Service provides office space at the canal field site. Office space in Hermiston occupies a 2,600 ft2 suite and is shared with other projects.  A workshop and storage area occupies about 20% of the office space.  Office is equipped with Fax machine and copier.

.

4.  Computer Equipment:  Two desk-top (pentiums) and one lap-top computer (486) are available for word processing, data summarization and analysis, graphics development, and internet access.  One office computer remotely accesses the field computer. Two laptop computers (Pentiums) are used primarily in the field for PIT-tag monitoring and tagging sessions, and PIT tag downloading and uploading.    Most computers have a 56kbps modem for email and internet access.  The tag interrogation computer provides automatic uploading of interrogation files.   MS Office is the standard software used.

5.  Vehicles:  One vehicle will be used for transporting project staff to meetings, field sites, and training year-round.  During field sampling, one year-round 3/4-ton pickup truck and one seasonal 1/2-ton truck will be used for personnel, fish, and equipment transport.  Vehicles are obtained from State Motor Pool.

6.  Technical and PIT-tag Equipment:  Water turbidity measured with a turbidity meter (to be purchased). Water velocities measured with a Marsh McBirney electromagnetic flowmeter (Model 2000). Two table top PIT tag detectors (134 kHz) and two remote detectors actively and passively interrogate PIT-tagged fish.  Calcomp digitizer for direct digitization of field data.

h. References

| Reference (include web address if available online) | Submitted w/form (y/n) |
| --- | --- |
| Berg, L. 2001. Yakima River Subbasin Summary. Draft report to the Northwest Power Planning Council for the Columbia Plateau Rolling Provincial Review, March 2001. Burnham, K.P., D.R. Anderson, G.C.White, C. Brownie, and K.H. Pollock. 1987. Design and analysis methods for fish survival experiments based on release-recapture. American Fisheries Society Monograph 5:1-437. Cameron, W.A. and S.M. Knapp. 1993. Pages 5-48 in S.M. Knapp, editor. Evaluation of juvenile fish bypass and adult fish passage facilities at water diversions in the Umatilla River. Annual Report 1992. DOE/BP01385-3, BPA, Portland, OR Cameron, W.A., S.M. Knapp, and B.P. Schrank. 1994. Pages 1-76 in S.M. Knapp, editor. Evaluation of juvenile fish bypass and adult fish passage facilities at water diversions on the Umatilla River. Annual Report 1993. DOE/BP-01385-4, BPA, Portland, OR. Cameron, W.A., S.M. Knapp, and B.P. Schrank. 1995. Pages 1-98 in S.M. Knapp, editor. Evaluation of juvenile fish bypass and adult fish passage facilities at water diversions on the Umatilla River. Annual Report 1994. DOE/BP-01385-5, BPA, Portland, OR. Cameron, W.A., S.M. Knapp, and R.W. Carmichael. 1997. Evaluation of juvenile salmonid bypass facilities and passage at water diversions on the lower Umatilla River. Final report to Bonneville Power Administration, Portland, OR. Close, D. In progress. Restoration plan for Pacific lamprey (Lampetra tridentata) in the Umatilla River, Oregon. Confederated Tribes of the Umatilla Indian Reservation, Mission, OR. Close, D., M. Fitzpatrick, H. Li, B. Parker, D. Hatch, and G. James. 1995. Status report of the Pacific lamprey (Lampetra tridentata) in the Columbia River basin. Report to Bonneville Power Administration, Portland, OR. Contor, C.R., E. Hoverson, and P. Kissner. 1995. Umatilla basin natural production monitoring and evaluation. Annual progress report 1993-1994 to Bonneville Power Administration, Portland, OR. Contor, C.R., E. Hoverson, P. Kissner, and J. Volkman. 1996. Umatilla basin natural production monitoring and evaluation. Annual progress report 1994-1995 to Bonneville Power Administration, Portland, OR. Contor, C.R., E. Hoverson, P. Kissner, and J. Volkman. 1997. Umatilla basin natural production monitoring and evaluation. Annual progress report 1995-1996 to Bonneville Power Administration, Portland, Oregon. Contor, C.R., E. Hoverson, and P. Kissner. 1998. Umatilla basin natural production monitoring and evaluation. Annual progress report 1996-1997 to Bonneville Power Administration, Portland, OR. Contor, C.R., E. Hoverson, and P. Kissner. 2000. Umatilla basin natural production monitoring and evaluation. Annual progress report 1997-1998 to Bonneville Power Administration, Portland, OR. CRITFC (Columbia Intertribal Fish Commission). 1995. Spirit of the Salmon. CTUIR (Confederated Tribes of the Umatilla Indian Reservation). 1984. Umatilla basin recommended salmon and steelhead habitat (hatchery and passage) improvement measures. Mission, OR. CTUIR (Confederated Tribes of the Umatilla Indian Reservation) and ODFW (Oregon Department of Fish and Wildlife). 1989. Umatilla River subbasin - salmon and steelhead plan. Prepared for the Northwest Power Planning Council for Columbia basin system planning. CTUIR (Confederated Tribes of the Umatilla Indian Reservation) and ODFW (Oregon Department of Fish and Wildlife). 1990. Umatilla hatchery master plan. Prepared for the Northwest Power Planning Council, Portland, OR. CTUIR (Confederated Tribes of the Umatilla Indian Reservation) and ODFW (Oregon Department of Fish and Wildlife). 1999. Fish passage operations in the Umatilla River. Annual progress report 1998-1999 to the Bonneville Power Administration Portland, OR. Dauble, D.D., J. Skalski, A. Hoffman, and A.E. Giorgi. 1993. Evaluation and application of statistical methods for estimating smolt survival. Report to Bonneville Power Administration, Portland, Oregon. Ehlers, D.L., S.M. Knapp, S.M. Jewett, and R.W. Carmichael. 2001. Evaluation of juvenile salmonid outmigration and survival in the lower Umatilla River basin. 1998-1999 annual progress report to the Bonneville Power Administration, Portland, OR. Ephron, B., and R. Tibshirani. 1986. Bootstrap methods for standard errors, confidence intervals, and other measures of statistical accuracy. Statistical Science 1(1): 54-77. Focher, S.M., R.W. Carmichael, M.C. Hayes, and R.W. Stonecypher, Jr. 1998. Umatilla hatchery monitoring and evaluation. 1996 annual progress report to Bonneville Power Administration, Portland, OR. Hayes, M.C., S.M. Knapp, and A.A. Nigro. 1992. Pages 53-103 in S.M. Knapp, editor. Evaluation of juvenile fish bypass and adult fish passage facilities at water diversions in the Umatilla River. Annual and interim progress reports to the Bonneville Power Administration, Portland, OR. DOE/BP-10385-2. Hayes, M.C., R.W. Carmichael, S.M. Focher, N.L. Hurtado, M.L. Keefe, G.W. Love, W.J. Groberg, Jr., S.T. Onjukka, and K. Waln. 1996a. Umatilla Hatchery Monitoring and Evaluation. 1994 Annual progress report to BPA, Portland, OR. Hayes, M.C., R.W. Carmichael, S.M. Focher, W.J. Groberg, Jr., S.T. Onjukka, R.W. Stonecypher, Jr., and K. Waln. 1996b. Umatilla Hatchery Monitoring and Evaluation. 1995 Annual progress report to Bonneville Power Administration, Portland, Oregon. Hayes et al. 2000. High-pressure injection of photonic paint to mark adult chinook salmon. North American Journal of Aquaculture 62(4): 319-322. Keefe, M.L., R.W. Carmichael, R.A. French, W.J. Groberg, and M.C. Hayes. 1993. Umatilla hatchery monitoring and evaluation. Annual progress report to Bonneville Power Administration, Portland, Oregon. Keefe, M.L., R.W. Carmichael, S.M. Focher, W.J. Groberg, and M.C. Hayes. 1994. Umatilla hatchery monitoring and evaluation. Annual progress report to Bonneville Power Administration, Portland, OR. Knapp, S.M. and D.L. Ward. 1990. Operation and evaluation of the juvenile fish bypass system in the West Extension Irrigation District Canal at Three Mile Falls Dam. In A.A. Nigro, editor. Evaluation of juvenile fish bypass and adult fish passage facilities at Three Mile Falls Dam, Umatilla River. Annual progress report 1989-1990 to Bonneville Power Administration, Portland, OR. Knapp, S.M. and C.J. Knutsen. 1994. Evaluation of passage of adult salmon and steelhead at Lower Granite Dam and of electronic and underwater video technologies as passage evaluation methods. In T.C. Bjornn, editor. Migration of adult chinook salmon and steelhead past dams and through reservoirs in the lower Snake River and into tributaries-1992. Technical report 94-1 to U.S. Army Corps of Engineers, Walla Walla District, Walla Walla, WA. Knapp, S.M., J.C. Kern, W.A. Cameron, S.L. Shapleigh, and R.W. Carmichael. 1996. Evaluation of juvenile salmonid outmigration and survival in the lower Umatilla River basin. 1994-1995 annual progress report to the Bonneville Power Administraion, Portland, OR. Knapp, S.M., J.C. Kern, W.A. Cameron, S. M. Snedaker, and R.W. Carmichael. 1998a. Evaluation of juvenile salmonid outmigration and survival in the lower Umatilla River basin. 1995-1996 annual progress report to Bonneville Power Administration, Portland, OR. Knapp, S.M., W.A. Cameron, J.C. Kern, and R.W. Carmichael. 1998b. Evaluation of juvenile salmonid outmigration and survival in the lower Umatilla River basin. 1996-1997 annual progress report to Bonneville Power Administration, Portland, OR. Knapp, S.M. R.W. Carmichael, D.L. Ehlers, and S.M. Focher. 2000. Evaluation of juvenile salmonid outmigration and survival in the lower Umatilla River basin. 1997-1998 annual progress report to Bonneville Power Administration, Portland, OR. Knapp, S.M. In progress. Design and use of a floating trap net for capture of juvenile salmonids. Knudsen, F.R., C.B. Schreck, S.M. Knapp, P.S. Enger, and O. Sand. 1997. Infrasound produces flight and avoidance responses in Pacific juvenile salmonids. Journal of Fish Biology 51: 824-829. Knutsen, C.J. and S.M. Knapp. 1992. Adult salmon use at fishway entrances based on electronic tunnels and evaluation of the fishway fences at Little Goose and Lower Granite Dams-1991. In T.C. Bjornn, editor. Migration of adult chinook salmon and steelhead past dams and through reservoirs in the lower Snake River and into tributaries-1991. Technical report 92-2 to U.S. Army Corps of Engineers, Walla Walla District, Walla Walla, WA. NMFS (National Marine Fisheries Service). 2000. FCRPS Biological Opinion. NPPC (Northwest Power Planning Council. 1984. Columbia River basin fish and wildlife program. Northwest Power Planning Council, Portland, Oregon. NPPC (Northwest Power Planning Council). 1987. Columbia River basin fish and wildlife program (as amended). Northwest Power Planning Council, Portland, Oregon. NPPC (Northwest Power Planning Council). 1994. Columbia River basin fish and wildlife program. Northwest Power Planning Council, Portland, Oregon. NPPC (Northwest Power Planning Council). 2000. Columbia River basin fish and wildlife program – A multi-species approach for decision-making. Northwest Power Planning Council, Portland, Oregon. ODFW (Oregon Department of Fish and Wildlife) 1986. A comprehensive plan for rehabilitation of anadromous fish stocks in the Umatilla River basin. Report DOE/BP-18008-1, Bonneville Power Adminstration, Portland, OR. ODFW ((Oregon Department of Fish and Wildlife) 2000. Annual Operation Plan for the Umatilla Basin. Saul, D., C. Rabe, A. Davidson, and D. Rollins. 2001. Umatilla Subbasin Summary. Draft report to the Northwest Power Planning Council for the Columbia Plateau Rolling Provincial Review. March 2000. Snedecor, G.W., and W.G. Cochran. 1989. Statistical Methods. Iowa State University Press. Ames, Iowa. Thedinga, J.F., M.L. Murphy, S.W. Johnson, J.M. Lorenz, and K.V. Koski. 1994. Determination of smolt yield with rotary-screw traps in the Situk River, Alaska, to predict effects of glacial flooding. North American Journal of Fisheries Management 14: 837-851. Torretta, G.L. 2000. Biological Assessment of Effects to Multiple Listed Salmonid Species From Continued Operations and Maintenance of the Umatilla Project and Umatilla Basin Project. (Supplemental to the December 1999 Biological Assessment on the Federal Columbia River Power System). Prepared for National Marine Fisheries Service and U.S. Fish and Wildlife Service to fulfill consultation requirements under Section 7 of the Endangered Species Act. USBR (U.S. Bureau of Reclamation). 1988. Umatilla basin project-planning report and final environmental impact statement. Statement Number FES 88-4, filed February 12, 1988. USBR (U.S. Bureau of Reclamation) and BPA (Bonneville Power Administration). 1989. Umatilla basin project. Initial project workplan presented to the Northwest Power Planning Council, May 1989. | No No |

# Section 10 of 10. Key personnel

Richard W. Carmichael, Program Leader for NE Oregon Research; FTE = 0.08

Suzanne M. Knapp, Project Leader; FTE = 1.0

Shannon M. Jewett, Assistant Project Leader; FTE = 1.0

Danette L. Ehlers, Project Biologist; FTE = 1.0

Program Manager

Richard W. Carmichael

Education

1984 - M.S., Fisheries Science, Oregon State University, Corvallis, OR

1979 - B.S., Fisheries Science, Oregon State University, Corvallis, OR

Current Employment

Oregon Department of Fish and Wildlife, Fish Research and Development, La Grande, OR.  July 1990 - present.  Program Leader - Executive Manager for NE Oregon Fisheries Research and Development Program.  Primary responsibilities are to develop and direct implementation of a complex research program to evaluate success of protecting, reestablishing, and restoring ESA listed and non-listed stocks in eastern Oregon.  Oversees the work of 14 full-time fisheries biologists and up to 8 projects, and represents ODFW on regional and national scientific committees.  Adjunct professor at Eastern Oregon University.

Past Employment

Fisheries Research Biologist (Project Leader), Oregon Department of Fish and Wildlife, La Grande, OR.  December 1983 to July 1990.

Fisheries Research Biologist (Assistant Project Leader), Oregon Department of Fish and Wildlife, La Grande, OR.  March 1983 to December 1983.

Project Assistant (Experimental Biology Aid), Oregon Department of Fish and Wildlife, La Grande, OR.  October 1982 to March 1983.

Expertise

Expertise in fisheries research project development and implementation, personnel management, budget development and tracking, technical report writing, natural production and supplementation research, hatchery effectiveness, hatchery and wild fish interactions, life history, harvest assessment, stock assessment, passage evaluation, straying, captive broodstock, statistical analysis, coded-wire tag implementation and assessment, bass and trout ecology, creel censusing.

Recent publications

1998.   Status review of the spring chinook salmon hatchery program in the Grande Ronde River Basin, Oregon.  Lower Snake River Compensation Plan Status Review Symposium, USFWS, Boise, ID.

1998.   Status review of the spring chinook salmon hatchery program in the Imnaha River Basin, Oregon.  Lower Snake River Compensation Plan Status Review Symposium, USFWS, Boise, ID.

1997.   Straying of Umatilla River hatchery origin fall chinook salmon into the Snake River. (R.W. Carmichael).  In Genetic effects of straying of non-native hatchery fish into natural population (R.S. Waples, convenor).  National Oceanic and Atmospheric Administration, Seattle, WA.

1995.   Status of supplementing chinook salmon natural production in the Imnaha River basin.  In Uses and effects of cultured fishes in aquatic ecosystems (H.L. Shramm, Jr., and R.G. Piper, eds.)

1994.   A comparison of the performance of acclimated and direct stream released, hatchery -reared steelhead smolts in Northeast Oregon.  (Whitesel, T.A., P.T. Lofy, R.W. Carmichael, R.T. Messmer, M.W. Flesher, and D.W. Rondorf)  Pages 87-92 in High performance fish (D.D. MacKinlay, ed.); Fish Physiology Section, American Fisheries Society, Fish Physiology Association, Vancouver, British Columbia, Canada.

Project Leader

Suzanne M. Knapp

Education

1981  M.S., Biology, Eastern Washington University, Cheney, WA

1976  B.S., Environmental Health, Boise State University, Boise, ID

1974  B.S., Zoology, The College of Idaho, Caldwell, ID

1971  A.A., Liberal Arts, Long Beach City College, Long Beach, CA

Current Employment

8/91 - Present	Supervising Fish and Wildlife Biologist, Oregon Department of Fish and Wildlife, 80866 Hwy 395 No., Hermiston, OR  97838

Project leader for the Umatilla River Outmigration and Survival Study.  Primary responsibilities are to identify and oversee research goals and objectives, coordinate and administer project operations, develop and monitor project budget, conduct data analyses, prepare reports, presentations, and proposals, personnel management, collect scientific data, participate in interagency planning/coordination meetings, and provide technical assistance to agency staff.  Past project leader on adult salmonid passage study at Snake River dams (1991-1993), using electronic tunnel and underwater video technology.

Past Employment

11/89 - 8/91		Fisheries Research Biologist (Assistant Project Leader), Oregon 				Dept. Fish and Wildlife,Hermiston, OR

2/87 - 10/89		Fishery Biologist, U.S. Army Corps of Engineers, Umatilla, OR

4/86 - 6/86		Hydroacoustic Technician, Parametrix, Bellevue, WA

9/84 - 4/85		Fishery Biologist, U.S. Fish & Wildlife Service, Cook, WA

7/83 - 1/84		Fishery Biologist, U.S. Fish & Wildlife Service, Cook, WA

3/83 - 7/83		Biological Technician, National Marine Fisheries Ser., Pasco, WA

3/78 - 12/78		Aquatic Biologist, Envirosphere Company, Satsop, WA

Expertise

Sixteen years experience in salmonid passage and migration on mainstem Columbia River and tributaries.  Five years of experience in macroinvertebrate taxonomy and fish food habits.  Expertise in technical report writing and analysis, oral presentations, project planning, development, and management, personnel management, budget preparation, passage/bypass facility designs and operation at dams and canals, smolt monitoring, fish marking/tagging, aquatic entomology, computer usage. Experience with PIT-tag systems and software and underwater videography.

# Certification

Certified Fisheries Professional – January 2001

# Professional Involvement

Internal Director – Oregon Chapter American Fisheries Society, 2000-2001

Publications

Cameron, W.C., S.M. Knapp, and R.W. Carmichael.  1997.  Evaluation of juvenile salmonid bypass facilities and passage at water diversions on the lower Umatilla River.  Final report to Bonneville Power Administration, Portland, Oregon (DOE/BP-01385-7).

Knapp, S.M.  2001.  John Day Subbasin Summary.  Draft report to the Northwest Power Planning Council for the Columbia Plateau Rolling Provincial Review, March 2001.

Ehlers, D.E., S.M. Knapp, S.M. Jewett, and R.W. Carmichael.  2001.  Evaluation of juvenile salmonid outmigration and survival in the lower Umatilla River basin.  Annual progress report 1998-1999 to the Bonneville Power Administration, Portland, OR.

Knapp, S.M., R.W. Carmichael, D.E. Ehlers, S.M. Focher, T.A. Jones, and J.C. Kern.  2000.  Evaluation of juvenile salmonid outmigration and survival in the lower Umatilla River basin. Annual progress report 1997-1998 to Bonneville Power Administration, Portland, OR.

Knapp, S.M. and C.J. Knutsen.  1994.  Evaluation of passage of adult salmon and steelhead at Lower Granite Dam and of electronic and underwater video technologies as passage evaluation methods.  In T.C. Bjornn, editor.  Migration of adult chinook salmon and steelhead past dams and through reservoirs in the lower Snake River and into tributaries-1992.  Technical report 94-1 to U.S. Army Corps of Engineers, Walla Walla District, Walla Walla, WA.

Assistant Project Leader

Shannon M. Jewett

Education

1989 - B.S., Biology, Oregon State University.

Current Employment

1/98 - Present 	Fishery Biologist (Assistant Project Leader), Oregon Dept. Fish & 	Wildlife, 80866 Hwy 395, Hermiston, OR  97838

Current project objectives are to determine the timing, abundance, and survival of juvenile salmonid migrants in the Umatilla River.  Duties include assisting with the development and implementation of study plans, overseeing PIT-tagging and monitoring, managing PIT-tag database files, procuring equipment and supplies, operating juvenile fish traps in-river and at canal facilities, collecting biological and hydrological data, conducting mark-recapture studies, directing activities of seasonal employees, conducting scientific analysis of data and literature searches, writing progress reports and journal articles, presenting talks at meetings, and providing technical assistance to agency staff and managers.

Past Employment

2/93 - 12/97	Assisstant Proj. Leader, Oregon, Dept. Fish & Wild., Hermiston,OR

5/91 - 8/92	Exp. Biology Aide, Oregon Dept. Fish & Wild., Clackamas, OR

2/91 - 3/91	Technician, National Marine Fisheries Service, Astoria, OR

5/90 - 1/91	Exp. Biology Aide, Oregon Dept. Fish & Wild.,Newport, OR

Expertise

Eleven years of work experience conducting fisheries studies.  Extensive experience in marking fish and conducting and analyzing creel survey data.  Additional experience in collecting and analyzing fisheries data, spawning ground surveys, age determinations of warmwater species, recording behavior of marine mammals and gillnet interactions, operation of scientific instruments in the field and laboratory, conducting statistical analyses, and writing reports.  Extensive experience in PIT tagging juvenile fish and the use and maintenance of the associated PIT tag software.  Additional experience with the setup and maintenance of a new PIT tag (MiniMon) remote detection system for use at dams of smaller river systems.

Publications

Ehlers D.L., S.M. Knapp, S.M. Jewett, and R.W. Carmichael.  2001.  Evaluation of juvenile salmonid outmigration and survival in the lower Umatilla River basin.  1998-1999 annual progress report to Bonneville Power Administration, Portland, OR.

Knapp S.M., R.W. Carmichal, D.L. Ehlers, S.M. Focher, T.A. Jones, and J.C. Kern.

2000.  Evaluation of juvenile salmonid outmigration and survival in the lower Umatilla River basin.  1997-1998 annual progress report to Bonneville Power Administration, Portland, OR.

Focher, S.M., R.W. Carmichael, M.C. Hayes, and R.W. Stonecypher, Jr.  1998.  Umatilla hatchery monitoring and evaluation.  1996 annual progress report DOE/BP-23720-1 to Bonneville Power Administration, Portland, Oregon

Hayes, M.C., R.W. Carmichael, S.M. Focher, N.L. Hurtado, M.L. Keefe, G.W. Love, W.J. Groberg, Jr., S.T. Onjukka, and K. Waln.  1996a.  Umatilla hatchery monitoring and evaluation.  1994 annual progress report to Bonneville Power Administration, Portland, Oregon.

Hayes, M.C., R.W. Carmichael, S.M. Focher, W.J. Groberg, Jr., S.T. Onjukka, R.W. Stonecypher, Jr., and K. Waln.  1996b.  Umatilla hatchery monitoring and evaluation.  1995 annual progress report DOE/BP-23720-4 to Bonneville Power Administration, Portland, Oregon.

Project Biologist

Danette L. Ehlers

Education

1994 - B.S., Natural Resources, The Ohio State University.

Current Employment

8/99 - Present		Fishery Biologist, Oregon Dept. Fish & Wildlife, 80866 HWY. 				395 No., Hermiston, OR 97838

Current duties include participating in project planning, coordination, and administrative activities, collecting scientific data at trapping facilities, maintaining field sampling equipment, leading and overseeing the work of a seasonal employee, managing, summarizing and analyzing scientific data, and preparing reports and plans.

Past Employment

3/97 - 8/99		Exp. Biology Aide, Oregon Dept. Fish and Wild., The Dalles, OR

10/98 - 2/99		Exp. Biology Aide, Oregon Dept. Fish and Wild., The Dalles, OR

10/96 - 1/97		Exp. Biology Aide, Oregon Dept. Fish and Wild., Port Orford, OR

4/96 - 10/96		Exp. Biology Aide, Oregon Dept. Fish and Wild., Charleston, OR

Expertise

Five years conducting fisheries studies.  Broad knowledge of fish identification and handling procedures.  Vast experience in mark-recapture studies and conducting angler creel surveys.  Skilled in installing, operating and maintaining various fish traps and operating scientific equipment.  Additional experience in analyzing fisheries data and writing reports.

Publications

Ehlers, D.L., S.M. Knapp, S.M. Jewett, and R.W. Carmichael.  2001.  Evaluation of juvenile salmonid outmigration and survival in the lower Umatilla River basin.  Annual progress report 1998 - 1999 to Bonneville Power Administration, Portland, Oregon.

Knapp, S.M., R.W. Carmichael, D.L. Ehlers, S.M. Focher, T.A. Jones, and J.C. Kern.  2000.  Evaluation of juvenile salmonid outmigration and survival in the lower Umatilla River basin.  Annual progress report 1997 - 1998 to Bonneville Power Administration, Portland, Oregon.

Knapp, S.M., D.L. Ehlers, S.M. Jewett, and R.W. Carmichael.  In Progress.  Evaluation of juvenile salmonid outmigration and survival in the lower Umatilla River basin.  Annual progress report 1999 - 2000 to Bonneville Power Administration, Portland, Oregon.

# Text boxes

Antenna # 1

Antenna #2

Computer Monitoring System

Flow

Outmigration/  Survival M&E

ODFW

Natural Production M&E CTUIR

Lamprey Research & Restoration

CTUIR

River

Operations Group

## RestorationPrograms

Annual Operation Plan

UBP USBR

Hatchery M&E ODFW

Habitat M&E CTUIR+ ODFW

Habitat Enhancement

CTUIR  + ODFW

Fish  BPA

Passage O&M

Power Repay UBP BPA

Passage

TWG

UMMEOC

Planning and

Coordination

Umatilla Umbrella

Hatchery Satellites M&E CTUIR

Fish    CTUIR  Passage Operations

Umatilla Hatchery O&M ODFW

# Research

# Monitoring

&

# Evaluation

Research

Review