Project ID:	199105700

Title:	Fabricate and Install Yakima Basin Phase II Fish Screens

# Section 9 of 10. Project description

a. Abstract

Obsolete Yakima basin fish screens constructed in the 1930's, 40's, 50’s, 60's, and 70’s must be replaced or updated to comply with current regional fish screen biological protection criteria adopted by Columbia Basin Fish and Wildlife Authority (CBFWA), Fish Screening Oversight Committee (FSOC) in 1995.  The project objective is to provide 100 percent protection from mortality and/or injury for all species and life stages of anadromous and resident salmonids, including bull trout and steelhead trout which are now listed as “threatened” under ESA (6/98 and 3/99, respectively).  Old screens in the Yakima basin, and in other Columbia River sub basins, may provide fair protection for large (4-6 inch long) yearling smolts, but provide poor protection for fry and fingerling life stages.  Mortality of fry and fingerlings by irrigation diversions may reduce subsequent smolt production, and hampers efforts to restore depressed salmon and steelhead trout populations through natural production or hatchery supplementation.  Biological evaluation of completed Yakima basin Phase II fish screen facilities by Battelle, Pacific Northwest National Laboratory (PNNL), under Project# 198506200, has quantified survival and guidance rates approaching 100% (ranging from 90 to 99%).  Consequently, the state and federal fish agencies and Yakama Indian Nation (YIN) have proposed under Phase II to complete replacement or upgrade of all obsolete fish screen facilities in the Yakima basin by the end of FY 2003.

b. Technical and/or scientific background

Survival and fish bypass effectiveness at Yakima basin fish screens constructed in the 1930's, 40's, 50's, 60's, and 70's, are inadequate to assure that gravity water diversions are not depressing anadromous salmonid egg-to-smolt survival rates.  Survival and bypass guidance at Pacific Corporations Wapatox Canal hydropower/irrigation diversion on the Naches River was quantified by Eddy (1988).  This pre-Phase II facility [500 cubic feet per second (cfs), circa 1936] was studied in 1986 and 1987 and shown to guide less than 10 percent (0-7%) of marked, acclimated, hatchery-reared chinook fry [<60 mm fork length (FL)] safely back to the river.  Fingerling (60-90 mm FL) and yearling smolt size chinook (>90 mm FL) experienced incrementally better guidance that was clearly size related; 40-60% for fingerlings and 70-75% for yearlings.  Low survival/guidance for small fish was attributed to canal entrainment caused by over-sized screen mesh openings, and screen impingement caused by high approach velocity at the screen face, perpendicular screen orientation relative to canal flow, and poor hydraulic conditions at the fish bypass entrances.  This electrically driven drum screen facility, with an average approach velocity of 1.0 feet per second (fps), and 1/4" screen mesh openings, was designed primarily to protect larger, yearling size fish.  These obsolete design criteria are representative of most pre-Phase II fish screens in the Yakima basin and throughout Washington.  Some paddlewheel-driven drum screens were designed based on a 1.5 fps approach velocity, necessary to provide adequate power to turn the paddlewheel, with total disregard for the biological needs of fish.

At about the same time as the Wapatox Screen Evaluation Study, the Washington Department of Fisheries (WDF), Department of Wildlife (WDW), and Centralia City Light Department contracted with the University of Washington, Fisheries Research Institute to perform laboratory swimming stamina tests of several salmon species including steelhead trout and resident rainbow trout (Smith and Carpenter, 1987).  The research revealed that a design screen approach velocity of 0.4 fps was necessary to protect emergent fry of the weakest species (steelhead trout, rainbow trout, pink & chum salmon) at low springtime water temperatures (3-4o C.).  WDF adopted the 0.4 fps approach velocity criteria in 1988.  Oregon Department of Fish and Wildlife and NMFS concurred with the findings and also adopted these conservative criteria.

In 1992, WDF conducted research on salmon fry entrainment through various types and sizes of screen material (Bates and Fuller, 1992).  The results showed that that mesh openings greater than 0.125 inches allowed entrainment of salmon emergent fry.  A similar study performed by Beecher and Engman (1995), testing steelhead trout and resident rainbow trout fry, determined that a 3/32-inch (0.094) criteria was necessary to prevent entrainment.  This conclusion was supported by an evaluation of the Dryden Canal fish screen (Wenatchee River) in 1994 by the PNNL (Mueller et al. 1995).  Although the Dryden screen was designed using the 0.4 fps approach velocity criteria, it was constructed in 1993 using the applicable 0.125-inch mesh opening criteria.  PNNL determined that 6% of wild summer chinook fry were entrained, and in excess of 40% of rainbow trout were entrained.

Together these studies represent the scientific basis for the current regional fish screening criteria adopted in 1995 by NMFS and the Washington, Oregon, and Idaho fish screening programs, the principal regulatory agencies on the CBFWA, FSOC.  On-going evaluations conducted under Project # 198506200 by PNNL confirm that Yakima basin Phase II fish screens constructed to the current criteria and properly operated and maintained, protect fry from injury/mortality and achieve bypass guidance rates in the 90-99% range (Blanton et al. 1998).  Fish screen facilities with this high level of protection performance minimize a source of mortality that can reduce basin smolt production. These sites are the last ones listed in the Fish Passage & Protective Facilities, Phase II Yakima River Basin report compiled by the Bureau of Reclamation (BOR), June 1990 for the Northwest Power Planning Council (NWPPC), which was the basis of the Phase II Fish Passage Program.

c. Rationale and significance to Regional Programs

The NWPPC and BPA have made substantial investments in Yakima basin anadromous fish recovery efforts.  These investments are considered Aoff-site@ mitigation for habitat losses elsewhere in the Columbia River, and are predicated on the fact that substantial wild salmon production potential still exists because of large expanses of accessible, high quality spawning and rearing habitat still exists in parts of the basin.  The Yakima/Klickitat Fisheries Project (YKFP) experimental supplementation facilities are the latest major investment of the FWP.  The objective of the YKFP is to supplement and enhance recovery of naturally produced salmon and steelhead.  Improved juvenile fish survival at Yakima basin gravity water diversions is widely believed to be important in improving overall egg-to-smolt survival of critically depressed stocks of naturally-produced spring chinook, fall chinook, and steelhead trout.  This also applies to the progeny of future returning adult YKFP supplementation fish that will naturally reproduce on the spawning grounds.  Completion of the Yakima basin Phase II fish screen construction program, and on-going preventative screen maintenance addressed by Project # 199200900, are complementary Ainfrastructure@ investments intended to safeguard and enhance the other FWP anadromous fish recovery investments in the basin.

d. Relationships to other projects

Project accomplishments and annual expenditures are inextricably linked to progress on Project # 199107500, Yakima basin Phase II screen civil works construction managed by the BOR.  The Washington Department of Fish and Wildlife, Yakima Screen Shop (WDFW, YSS) tries to match the shop fabrication schedule to the BOR civil works construction schedule, delaying fabrication if necessary to prevent cost overruns that could result from civil works design changes.  Cost-effective and timely completion of Phase II screen projects requires that both this project (199105700) and Project # 199107500 be adequately funded and coordinated.  Coordination is accomplished through the Yakima Passage Technical Work Group (Passage TWG).

Fishery scientists from the PNNL under Project # 198506200 periodically evaluate completed projects.  Independent evaluation, both hydraulic and biological, by an independent third party not directly involved in screen construction or operation and maintenance (O&M) activities, provides valuable Aadaptive management feedback@ used by WDFW, YSS, BOR and the Passage TWG to improve screen fabrication and O&M procedures, with the objective of providing optimum protection of juvenile salmonids at gravity water diversions.

In April, 1999, the BPA-funded YKFP hatchery supplementation program (Project # 9701300) began releasing experimental and control groups of spring chinook salmon smolts from acclimation/release ponds on the Yakima River and North Fork Teanaway River.  YKFP experiments and fish production will benefit from completion of pending Phase II screen projects by reducing injury, delay, and mortality of hatchery smolts at Yakima basin irrigation diversions.

Similar fish screen construction projects are ongoing in Oregon (Project # 199306600) and Idaho (Project # 199401500) sub basins.  WDFW, YSS is also an active partner with the Confederated Tribes of the Umatilla Indian Reservation (CTUIR) who is the project sponsor for passage and fish screening improvements in the Walla Walla River basin (Project # 199601200).  WDFW, YSS will be performing similar screen fabrication tasks in this sub basin on behalf of CTUIR and BPA.  Taken together, regional efforts to improve juvenile anadromous salmonid survival at water diversions may result in higher Columbia basin natural smolt survival and out migration, and contribute to Columbia River salmon and steelhead stock recovery.

- NMFS 2000 Biological Opinion & Reasonable and Prudent Alternatives (RPA)

###### The Biological Opinion (BiOp) encourages the Action Agencies to support a basin wide Recovery Strategy. The following information is included to demonstrate that this proposal will support several aspects of the BiOp.

The BiOp lists measures to avoid jeopardy, and gives specific tributary habitat objectives, which includes providing passage and diversion improvements, and supporting overall watershed health of riparian and upland habitat.

RPA Action 149 Addresses passage and screening problems, while initially specifying 3 priority areas (Lemhi, Methow, Upper John Day), it indicates that the program should be expanded, in coordination with NWPPC. The BOR is designated the lead. At the end of 5 years, work will be underway in at least 15 sub basins, with a 10-year window to achieve results.

- CBFWA Program (final 2000 CRB Fish and Wildlife Program, Nov 30, 2000, # 2000-19)

This proposal is consistent with the High Priority Projects listed in the CBFWA program, including to:

  - Demonstrate that project addresses:

- imminent risk to listed species, and

- has direct benefits.

    - Connect patches of high quality habitat or extend habitat;

    - Meets multiple priority objectives;

    - Collaborative effort with synergistic effects;

    - Recommended by an action plan;

    - Approved by state or tribal plan.

Examples given in the CBFW Program include irrigation screens and passage (including culvert replacement) and supporting local ESA recovery efforts.

##### Subbasin Summary for Yakima Basin, February 23, 2001

This proposal supports specific key fish recovery elements described in the Yakima Subbasin Summary, specifically screening (fabrication and installation). This proposal also encourages fish recovery by providing access to habitat that is free of unscreened diversions.

e. Project history (for ongoing projects)

The WDFW, YSS has been building fish screens and associated metal work for BPA since 1986 (Phase I screens).  The Phase II screening program started in 1992, Yakima Phase II [Fish] Screen Fabrication, BPA contract # DE-B179-91BP19216, with a proposal for screening for eight facilities.  Since FY1992, WDFW, YSS has completed shop fabrication, delivery and field installation of fish screens, fish bypass control systems, lifting gantries and other miscellaneous metalwork, or conversion/decommissioning for 34 of the 66 prioritized Yakima basin Phase II water diversions approved in program measure 7.11B.1.  The WDFW, YSS submits semi-annual reports to BPA, as a requirement of this contract, through the agency contracting office.  The WDFW, YSS has been instrumental in the evolution of fish screen design, and is the recognized regional expert in this field.  The WDFW, YSS was the first screen shop to develop hydraulic/paddle wheel drive systems, and the use of plastic screen cloth materials as an alternative to stainless steel in an effort to reduce cathodic corrosion.   This project is ongoing with four new facilities scheduled for construction prior to the 2001 irrigation season.  With the completion of three more sites scheduled for FY2002, and two deferred sites in FY 2003, and barring delays from right of way (ROW) issues or water rights issues, Phase II will be coming to an end.  To date, the WDFW, YSS has spent $2,984,235 on fish screen fabrication within the Columbia Basin.  These costs include fish screen fabrication for BPA funded projects in Oregon, Idaho, and the Walla Walla Basin.

f. Proposal objectives, tasks and methods

WDFW, YSS will fabricate and install BOR/WDFW-designed and Passage TWG approved fish screens, fish bypass control gates and miscellaneous metalwork, for the following new Phase II facilities scheduled to be constructed in FY2002 and FY2003

- Packwood (15 cfs, Yakima River) - The WDFW, YSS will fabricate and install, in cooperation with BOR design group and Passage TWG, standard plate screens with a WDFW, YSS designed gang brush cleaner system utilizing a paddle wheel hydraulic drive system.   The WDFW, YSS will also fabricate and install BOR designed miscellaneous metal work (i.e. handrail, walkway, trash rack, etc.) and WDFW, YSS designed bypass gate. Normal operation and maintenance costs for a facility of this type and size (flow) are approximately $3,500/year

- Tjossem (7 cfs, Yakima River) - The WDFW, YSS will fabricate and install, in cooperation with BOR design and Passage TWG, WDFW, YSS designed traveling belt screens using “new age” plastic screen cloth. The WDFW, YSS will also fabricate and install BOR designed miscellaneous metal work (i.e. handrail, walkway, trash rack, etc.) and WDFW, YSS designed bypass gate. Normal operation and maintenance costs for a facility of this type and size are approximately $3,000/year.

- Selah Moxee (118 cfs, Yakima River) - The WDFW, YSS will fabricate and install, in cooperation with BOR design group and Passage TWG, standard plate screens with a BOR/WDFW, YSS designed electrically operated cable brush cleaner system. This system will be similar to cleaning systems used on other Phase II sites and will incorporate speed control and cycle adjustment.   The WDFW, YSS will also fabricate and install BOR designed miscellaneous metal work (i.e. handrail, walkway, trash rack, etc.) and WDFW, YSS designed bypass gate. Normal operation and maintenance costs for a facility of this type and size are approximately $8,000/year.

- Scott  (23 cfs, Naches River) - These screens have been built during FY2001, but will not be installed until ROW issues have been resolved.  We are proposing funding for FY2003 to cover installation of the screens, miscellaneous metal work, and gantry erection.

- Fogarty  (30 cfs, Yakima River) - These screens have been built during FY1998, but have not been installed because of ROW issues. We are proposing funding for FY2003 to cover installation of the screens, miscellaneous metal work, and gantry erection.

Project priority and scheduling is typically determined by the Passage TWG, including input from the BPA project manager, BOR, state and federal fish agencies, and YIN.  Water rights adjudication updates provided by the Washington Department of Ecology play a significant role in scheduling projects, because determining accurate screen design flow is critical to the biological success and cost effectiveness of each project.  BPA lands personnel, who are not always able to secure property in time for construction schedules, handle ROW for construction of Phase II facilities.  These issues are out of our control and are not easily predicted.   When confronted by these issues, the WDFW, YSS will normally consult with BOR and BPA and determine whether fabrication should continue.

g. Facilities and equipment

WDFW, YSS is a fully equipped and staffed metal fabrication shop with the capability to build nearly anything out of mild steel, stainless steel, or aluminum.  The acquisition of high-production fabrication equipment with previous BPA and state funding, and the hiring of highly skilled metal fabricators has allowed the mission of the WDFW, YSS to expand from primarily operation and maintenance of existing fish screens (prior to 1985), to include "production-level" fabrication of new rotating drum, traveling belt, and flat plat fish screening facility components.  In addition to space and equipment, the program has a new 12-1/2 ton boom truck, a back-hoe, 2 -10 cubic yard dump trucks, a BPA-purchased 1-1/2 ton flatbed truck, a new BPA-purchased (Project # 199200900) 1-1/2 ton utility truck, assorted utility trailers and other equipment necessary for field construction and installation of fish screens and miscellaneous metalwork.

h. References

| Reference (include web address if available online) | Submitted w/form (y/n) |
| --- | --- |
| Bates, K. and R. Fuller. 1992. Salmon fry screen mesh study. Wa. Dept. of Fisheries Rept., Olympia, Washington. Beecher, H. and G. Engman. 1995. Screen mesh size effectiveness for excluding trout fry from water diversions. Wa. Dept. of Fish & Wildlife Rept., Olympia, Washington. Blanton, S. L., D. A. Neitzel, and C. S. Abernethy. 1998. Washington Phase II Fish Diversion Screen Evaluations in the Yakima River Basin, 1997. Prepared for the Bonneville Power Administration by Pacific Northwest Laboratory, Richland, Washington. http://www.pnl.gov/ecology/library/Screen/Report.htm Eddy, B. R. 1988. Wapatox Canal fish screen facility passage effectiveness evaluation: 1986-87. Pacific Power & Light Co. Rept., Portland, Oregon Mueller, R. P., C. S. Abernethy, and D. A. Neitzel. 1995. A fisheries evaluation of the Dryden fish screening facility. 1994 Annual Report. DOE/BP-00029-2, Bonneville Power Administration, Portland, Oregon. http://www.pnl.gov/ecology/library/Screen/Report.htm Smith, L. S. and L. T. Carpenter. 1987. Salmonid fry swimming stamina data for diversion screen criteria. Fisheries Research Institute, University of Washington, Seattle, Washington. | N N N N N N |

# Section 10 of 10. Key personnel

Eric B. Egbers, WDFW Fish Screening Program Manager

3 man-weeks/year

Duties: Oversight of BPA-funded fabrication and construction projects, and annual project proposal and out-year budgeting.

Resume:  Eric Egbers has been the manager of the WDFW Fish Screening Program since mid 2000.  This program designs, fabricates (metalwork), constructs (civil works), modifies, inspects, operates and maintains fish passage and protection facilities at surface water diversions, primarily in anadromous fish areas of the Columbia Basin.  Mr. Egbers provides oversight for BPA-funded YSS screen fabrication and construction projects.  Mr. Egbers represents WDFW on the Yakima Basin Passage Technical Work Group (Passage TWG), Yakima Tributary Access and Habitat Program TWG (“Phase III” TWG), and CBFWA, FSOC.  All groups are charged with implementing fish passage/screening construction programs critical to restoration of Columbia River salmon and steelhead.

Patrick C. Schille, Construction & Maintenance Superintendent 2, Screening Technical Assistance

7 man-weeks/year

Duties: Project overview, estimator, design review.

Resume: Pat Schille has 13 years of combined experience as a fish screen fabricator and supervisor at the WDFW, YSS.  Mr. Schille was the first welder/fabricator hired specifically to work on BPA-funded screen projects in 1987 (Yakima Phase I).  Mr. Schille has 25 years of fabrication experience and 11 years in a supervisory capacity.  Technical training includes fabrication layout, advanced welding, blueprint reading, applied hydraulics, personnel management, project estimation and management, personal computer training (word processor and spreadsheet), and grant writing.  Mr. Schille also has expertise in the design, operation, and maintenance of all types of screen and fish passage/protection facilities.  Mr. Schille is a regular member of the Yakima Basin Passage Technical Work Group (Passage TWG), Yakima Tributary Access and Habitat Program TWG (“Phase III” TWG), and CBFWA, FSOC.  Mr. Schille has recently been promoted to Fish Screen Technical Assistant Specialist for the agency.

Chuck P. Lenberg, Construction & Maintenance Superintendent 2, Fabrication

41 man-weeks/year

Duties:  Supervises (through shop supervisors) shop fabrication projects.  Provides review of shop fabrication drawings, project scheduling, product quality control, field inspection of screen installation, budget tracking, and general shop administration.

Resume: Chuck Lenberg is a journeyman welder/fabricator with 18 years of shop and field experience in production metal fabrication, and 9 years of supervisory experience as a shop foreman, including 11 years of service with the WDFW, YSS. Technical training includes fabrication layout, advanced welding, blueprint reading, automotive repair, heavy equipment operation, and basic computer training (word-processor and spreadsheet).

Robert D. Haverfield, Construction and Maintenance Supervisor, Fabrication (acting)

40 man-weeks/year

Duties:  Fish screen and miscellaneous metalwork layout and fabrication, shop equipment maintenance and repair, heavy equipment operation in the field (boom truck, backhoe, dump trucks, etc.), field installation of fish screens and miscellaneous metalwork, and supervision of a temporary laborer.

Resume: Bob Haverfield is a journeyman welder/fabricator with 14 years of shop and field experience in production metal fabrication, and 6 years of supervisory experience as a foreman, including 5 years of service with the WDFW, YSS.  Technical training includes fabrication layout, advanced welding, blueprint reading, entry level management, and heavy equipment operation.  Bob holds a Class A Commercial Drivers License (CDL) necessary for heavy equipment operation on state highways.

Scott L. Brons, Engineering Aide II

40 man-weeks/year

Duties:   Assists BOR and agency engineering staff in the generation of fabrication and design drawings.  Performs various drafting and computing tasks.  Prepares shop fabrication drawings, prepares operation manuals, and performs field surveys for portable screen installations.

Resume: Scott Brons is a journeyman welder/fabricator with 13 years of shop and field experience in production metal fabrication and machining, including 8 years of service at the WDFW, YSS.  Technical training includes fabrication layout, advanced welding, blueprint reading, heavy equipment operation, and drafting including computer-assisted drawing using AutoCAD.  Scott holds a Class A CDL necessary for heavy equipment operation on the road.  Training includes AutoCAD LT 3 day course, Microsoft Excel Level 1.

Ray Gilmore, Welder/Fabricator

40 man-weeks/year

Duties:  Fish screen and miscellaneous metalwork layout and fabrication, shop equipment maintenance and repair, equipment operation in the field (backhoe, service trucks, etc.), field installation of fish screens and miscellaneous metalwork, and supervision of a temporary laborer.

Resume: Ray Gilmore is a journeyman welder/fabricator with 18 years of shop and field experience in production metal fabrication, including 4 years of service with the WDFW, YSS.  Technical training includes fabrication layout, advanced welding, blueprint reading, and stainless metal fabrication.

Joe Molano, Jr., General Repairer

40 man-weeks/year

Duties:  Assist welder/fabricators by cutting and fabricating parts and assisting with component assembly.  Primary employee responsible for surface preparation and application of 2-part epoxy industrial coating to all mild steel components of screens, control gates, lifting gantries and other miscellaneous metalwork.

### Sonya V. Ortiz, Office Assistant Senior

5 man-weeks/year

Duties: Data entry, budget tracking, and accounts payable.

Resume:  Sonya Ortiz has 6 years of combined experience in clerical/office type work, 3 years as Clerk Typist, and 3 years as an Office Assistant Senior.  Qualifications and/or training include computer operation, Windows 98, Windows Office Suite, Corel Suite 8, WDFW’s budget accounting system (AFRS), WDFW’s vehicle accounting system (VMTS), WDFW, YSS screen site data base, and WDFW, YSS internal budget tracking system (T&S, MSEL).