Project ID:	199503300

Title:	O&M Of Yakima Phase II Fish Facilities

# Section 9 of 10. Project description

a. Abstract

This proposal provides for continuation of funding for the existing comprehensive operation & maintenance program by the USBR of BPA owned Yakima Phase II fish screening and trapping facilities.  USBR currently operates and maintains twenty-four sites, with an estimated 3 more sites due to be added by the end of the Phase II construction program in 2003. These facilities are located at irrigation diversions throughout the Yakima River Basin, and were constructed to bring the old screensites into compliance with current regional fish screen biological protection criteria adopted by the Columbia Basin Fish and Wildlife Authority (CBFWA) in 1995.  The target objectives of that program are (1) reduce fish delay to a degree approaching zero; (2) reduce the possibility of injury or mortality to a degree approaching zero; and (3) allow fish to pass with little additional expenditure of energy.

b. Technical and/or scientific background

Phase II fish screening facilities are an important part of a larger effort to increase basinwide anadromous and resident fish populations, including steelhead and bull trout, both of which are ESA listed.  Considerable attention and a high quality O&M program are required to maintain optimum fish passage flows through these structures and to sustain the close fish screening tolerances required to protect fish at all life stages.  Newly emerged fry are very small and easily slip through gaps in screen seals.   Sites require regular visits to verify that equipment is operating properly and that fish bypass gates are correctly adjusted for canal flows.  Improper settings resulting from equipment breakdown or constantly changing canal flows can cause weaker fry to become impinged on screens, carried over the top, and thus lost in dead-end canal systems.  A good maintenance program also assures a long useful life for these facilities and protects BPA’s capital investment.

On-going evaluations conducted under Project #198506200 by Battelle Pacific Northwest Laboratories confirm that Yakima Phase II fish screens constructed to the current criteria and properly operated and maintained, protect fry from injury/mortality and achieve bypass guidance rates in the 90-99 percent range (Blanton, et al. 1998).

c. Rationale and significance to Regional Programs

The Phase II fishscreens are an integral and important part of a larger effort to increase anadromous and resident fish populations throughout the entire Yakima River basin.  Substantial investments have been made in the Yakima basin towards this end by BPA.  This proposal contributes to this effort by assuring that these fishscreens work as intended in preventing fish injury or mortality.  Loosing fish at these sites through an inadequate O&M program defeats efforts to increase basin fish populations and thus reduces the value of BPA's basinwide investments.  Good results in other BPA funded Yakima Basin restoration programs are compromised if fish are not protected at these Phase II sites.

d. Relationships to other projects

USBR’s first involvement with construction of Yakima basin fish passage and protective facilities began with the Phase I program which ran from 1985 through 1990.  That program provided for screening major Yakima River Basin irrigation diversions.  It also included constructing fish ladders and various other facilities. The current Phase II construction program started in 1992 provides for screening of minor diversions plus an adult fish trapping facility at Roza dam.  BPA funded most Phase I design and construction costs, with USBR taking ownership of completed facilities and assuming all future O&M costs.  BPA is funding all Phase II construction and also funding all O&M costs.  Both projects work together to provide protection for fish moving through Yakima River Basin waterways.

Phase II structures are being constructed by the USBR under Project# 199107500.  As these sites come on-line, BPA is assigning O&M to the USBR and reimbursing all of USBR’s O&M costs via this proposal (Project# 199503300).  To the extent practical USBR is passing day-to-day O&M duties over to the Washington Dept. of Fish & Wildlife.  WDFW performs their O&M work under Project# 199200900.  WDFW has fabricated many of the screens for these structures under Project# 199105700.  USBR assists WDFW with administrative assistance and specialized craft and equipment support when requested.  USBR has retained full O&M responsibilities of four fishscreen sites plus the Roza Dam adult trap.  BPA reimburses both USBR and WDFW for all Phase II O&M costs.  Battelle Pacific NW Laboratories conducts studies and monitors the effectiveness of these facilities when so requested and approved by BPA under Project# 198506200.

e. Project history (for ongoing projects)

Participation by USBR in the O&M of Phase II fish screening facilities began immediately after the first two sites came on-line in 1992 and has continued up to the present.  Twenty-four sites are currently included in this O&M program.  Biological project reports and technical papers are not required for this work.  Facility maintenance checksheets, logbooks, and other maintenance records are kept as required by the O&M contract between USBR and BPA.  USBR’s Phase II O&M billings to BPA to-date total $681,801.

f. Proposal objectives, tasks and methods

The primary objective of this program is to prevent injury or mortality to fish moving past irrigation diversions screened by Phase II fishscreens.  It also assures the maximum useful life of these facilities and protects BPA's capital investment through good long-term maintenance.

O&M tasks assigned to USBR are accomplished using USBR personnel and equipment, and through subcontracts with impacted irrigation districts.  USBR also provides administrative and specialized craft & equipment support for tasks assigned to the Washington Dept. of Fish & Wildlife.  Sites are routinely and frequently visited on a predetermined schedule by field maintenance personnel or contractors to adjust gate settings for optimum fish passage, to lubricate and inspect equipment for proper operation, make repairs if needed, and to clean trashracks.  Maintenance checksheet items are completed and site-visit activities noted in the logbook as appropriate.  Once sites are dewatered for the winter, crews replace screen sideseals and perform other tasks needed to assure that facilities will operate properly and reliably during the next irrigation season.

The quality of the facility maintenance program is monitored by USBR supervisors and through USBR’s formal Review of Operation & Maintenance (RO&M) program wherein a team of Regional and Yakima Projects Office engineers visits each site once every 3 years to report on and make maintenance recommendations.  Spot monitoring of sites for optimum fish protection is done by USBR supervisors and biologists, and by WDFW fisheries personnel.

The Yakima Technical Work Group (TWG) also provides O&M program oversight.  This workgroup is made up of engineers, biologists, irrigators and other interested persons and organizations (including BPA, WDFW and USBR).  It meets several times during the year to discuss progress, provide direction and share information on the entire Yakima river basin fish program..  Information and lessons learned are also shared during joint tours and workshop, including the Annual Fishscreen Workshop attended by many of the western US agencies and organizations that are working on fish passage issues.

Phase II facilities biological results are not collected by USBR.  However, Battelle Pacific Northwest Laboratories does provide studies when so directed by PBA (see references).

g. Facilities and equipment

USBR’s Yakima Projects Office has a large well-established program created for O&M of USBR owned Phase I fish facilities that is easily able to absorb Phase II work without additional expansion.  This program operates out of a large maintenance shop set up for drumscreen overhaul, metal fabrication, machining, woodworking, electrical repair, gearbox and hydraulic systems overhaul, plus sandblasting, and painting.   The program also has several service trucks for on-site O&M tasks, plus 2 dumptrucks, 2 backhoes, 1 trackhoe, 1 front-end loader, 3 cranes and 3 boomtrucks.  Other available equipment includes manlifts, trailers, portable welders, air compressors, and generators.   No additional facilities or equipment are needed.

h. References

| Reference (include web address if available online) | Submitted w/form (y/n) |
| --- | --- |
| Blanton, S. L., D. A. Neitzel, and C. S. Abernethy. 1998. Washington Phase II Fish Diversion Screen Evaluations in the Yakima River Basin, 1997. Prepared for the Bonneville Power Administration by Pacific Northwest Laboratory, Richland, Washington. http://www.pnl.gov/ecology/library/Screen/Report.htm | No |

# Section 10 of 10. Key personnel

No one is directly employed on this project.  Rather this work is accomplished as an incidental part of a larger USBR Yakima Projects Office fish facility maintenance program.  The Yakima Projects Office has a staff of approximately twenty craft personnel and supervisors who’s primary skills and responsibilities are O&M of fish facilities, plus staff engineers, biologists, and other professionals who are available when needed.  Phase II tasks require approximately 1 FTE in personnel time.