Project ID:	199506001

Project Title:	Protect and Enhance Wildlife Habitat in Squaw Creek Watershed.

Sponsor: 	Confederated Tribes of the Umatilla Indian Reservation

Subbasin: 	Umatilla

Response to Independent Scientific Review Panel Comments

Eric Quaempts,

Project Sponsor

Confederated Tribes of the Umatilla Indian Reservation

#### June 22, 2001

Project Identification

Project ID: 199506001

Protect and Enhance Wildlife Habitat in Squaw Creek Watershed

Sponsor: CTUIR

Subbasin: Umatilla

2002 Request: $222,268

2002-04 Estimate: $690,674

Short Description: Protect and enhance watershed resources to provide benefits for eight HEP Target Species and anadromous and resident salmonids.

ISRP Comments

Response Needed: Yes

ISRP Preliminary Comments:

Fundable if adequate responses are given to ISRP concerns; questions remain, and monitoring and evaluation is weak.

The proposal is well written.  It does not, however, include any data for fish abundance.  They state that 25 percent of Umatilla spawning occurs in Squaw Creek so they must have some data, data that should be included in the proposal to show any trend in abundance.  This protects and enhances 50 miles of stream habitat and includes upland habitat.  Benefits of riparian protection were clear from the site visits.  Wildlife was frequently visible in healthy riparian areas of the Umatilla.  It was not clear that the planned works would address the problem of de-watering, listed as a limiting factor.  Due to the reduction in salmon carcasses, has carcass replacement been considered (nutrient or carcass additions)?  The list of desired conditions and goals, and current status was helpful and should guide the work effectively.  Tasks and Methods are good.   The photo-point methods of evaluation may be sufficient, although some limited fish assessment or routine monitoring is desirable (perhaps done under the monitoring and evaluation initiative). It is unclear why the purchase of 20,000 BIA lands reappears each year—is this an annual cost for mortgage, annual purchase of rights, or something else? Clarify.

Respond with trend data, justification based on how this work addresses de-watering, information on nutrient limitations, clarification of the land purchase costs, and clear indication of past achievements and how success will be measured.

Project Sponsor Responses

1.  Fish Abundance Trend Data.

### a) Salmonid Population Estimates

In 1994, approximately 10 miles of fish habitat and population surveys were completed by CTUIR Wildlife Technicians.  The population sampling consisted of electro-fishing 189 habitat units. Habitat units are defined as relatively homogeneous lengths of stream that are classified by channel bedform, water surface slope, and flow characteristics (i.e. pools, riffles, glides, and other).  With some exceptions, definitions of habitat units are scaled to the active channel width.  Results for sampled units were extrapolated to the 1,443 habitat units surveyed.  In the 189 sampled units, 3,464 natural rainbow/steelhead, 105 chinook, and 5 natural coho were captured.  The expanded population estimate was 37,611 total salmonids.

Fish habitat and population surveys will be repeated within three years under the separately funded Umatilla Basin Natural Production Monitoring and Evaluation Project.  Therefore, trend data for salmonid populations will not be available until then.

### b) Summer Steelhead Spawning Data

A 6.7-mile index reach has been established in Squaw Creek by the CTUIR Fisheries Program to document trends in summer steelhead spawning.  Surveys are conducted three times annually, water levels permitting.  The results of the surveys are displayed in the following table (Contor et al, in preparation).

Table 1. Summer steelhead spawning survey results.

| Year | Number of Observed Steelhead Redds |
| --- | --- |
| 1988 | 95 |
| 1989* | 46 |
| 1990** |  |
| 1991 | 46 |
| 1992 | 77 |
| 1993* | 10 |
| 1994 | 36 |
| 1995* | 45 |
| 1996 | 58 |
| 1997 | 56 |
| 1998 | 75 |
| 1999 | 94 |
| 2000 | 81 |
| 2001 | 124 |
| Mean/yr | 64.8 |
| Mean/mile | 9.7 |

*High water was believed to wash out the surface of some redds.

** High water: no survey conducted. Not included in calculation of means.

c) Fish assessment and routine monitoring.

Fish habitat and population surveys will be repeated within three years, and the spawning index reach is surveyed three times annually, water levels permitting.

2.  How is channel de-watering addressed? It was not clear that the planned works would address the problem of de-watering, listed as a limiting factor.

The proposal contains tasks and methods for improving channel morphology and floodplain function through large woody material additions and reduction of compacted areas (roadbeds) in the floodplain (sub-soiling, obliteration).  These improvements are expected to result in increases in short term water storage within the floodplain and a reduction in drainage efficiency of the watershed.  Flow energies within the channel are expected to decrease, resulting in increased retention of fines, and thereby changing the cobble-dominated particle size distribution towards a condition that reduces interflow during low flow periods.

The existing width to depth ratio of Reaches 1 and 2 was 52.4, and Reaches 3-5 was 28.6.  With the relatively confined valley form of the project area, a wide channel occupies a significantly larger portion of the available floodplain area than desired.  The desired future condition is to achieve a width to depth ratio of < 29.3 for Reaches 1 and 2 (Rosgen “C-Channels”) and <16.6 for Reaches 3-5 (Rosgen “B-Channels”).  Additions of large woody debris, also identified in the proposal as a limiting factor, are expected to increase sediment storage within the floodplain, facilitate riparian vegetation development, increase channel sinuosity, and therefore reduce the width to depth ratio of the channel.  As sinuosity is increased and the channel width is reduced, available floodplain and associated water storage area will be increased.  The combined and cumulative effects of large wood additions, road obliteration, and continued rest from livestock grazing, are expected to increase water storage for late season release.

A USGS Gauging station, installed in Squaw Creek in 1999, will provide a means for monitoring long-term changes in baseflows.

3.  Information on nutrient limitations.  Has carcass replacement been considered (nutrient or carcass additions)?

Carcass replacement has not been considered because a higher prioritization was given to instream habitat factors discussed in the proposal.  There is not a surplus of carcasses available in the Umatilla Subbasin for carcass replacement/supplementation in Squaw Creek. Other forms of nutrient additions/replacement are available for consideration and remain a potential option for future implementation.  However, as stated in the table on page 8 of the proposal “Protect and enhance Wildlife Habitats in Squaw Creek Watershed”, the desired future condition is to improve fish habitat conditions, increase salmonid populations, and therefore address reduced nutrient inputs in the long term.

4.  Clarification of land purchase costs.

The 20,000 acres of lands represent two grazing allotment leases administered and leased by the Bureau of Indian Affairs (BIA).  The cost is for grazing leases representing 1,056 Animal Unit Months (AUM’s), and is not a property acquisition.  Currently, leases for BIA grazing allotments may only be offered for a one-year period as the BIA is in the process of completing a Range Management Plan.  Following formal adoption of the Range Management Plan in 2001, grazing allotments will be secured on a 10-year basis, with lease fees paid annually.

5.  Provide a clear indication of past achievements and how success will be measured.

### Past Achievements

### a) Habitat Acquisition and Perpetual Protection

In November of 1997, 5,536 acres of land were purchased from one of the primary landowners in the Squaw Creek Watershed. Since 1997, an additional 400 acres have been purchased to provide a total of 5,936 acres of perpetual habitat protection.  This has allowed the CTUIR Fish and Wildlife Programs to increase the land base within the subbasin that allows for consistent application of fish and wildlife habitat protection and enhancement measures.

### b) Removal of Causative Factors Negatively Impacting Fish and Wildlife Habitat

One of the first steps in ecological restoration is the cessation of those anthropogenic activities that are causing degradation or preventing recovery (Kauffman et al, 1997).  In the Squaw Creek Watershed Project, this first step has been accomplished through the acquisition of grazing leases and rest from livestock grazing, and the perpetual protection of forested habitat from potentially deleterious harvest and road construction.

##### Grazing

Two BIA-administered grazing allotments, containing nearly 20,000 acres and providing approximately 1,056 animal unit months (AUMs) are purchased on an annual basis and rested from grazing use to provide habitat protection.  Grazing had been identified in the 1988 Umatilla Drainage Fish Habitat Improvement Implementation Plan as a causative factor in reducing riparian habitat quality in terms of riparian vegetative and shade cover. This finding was corroborated in 1994 when fish habitat surveys conducted, and livestock impacts to riparian habitat quality were documented.

##### Timber Harvest and Road Construction

The habitat acquisitions include approximately 3,500 acres of forested cover types.  The acquisition of these forested habitats and their designation of perpetual habitat protection removed the potential for excessive timber harvest and road construction, activities that can negatively impact hydrologic functions and fish and wildlife habitats.

### c) Establishing Baseline Conditions and Identifying Limiting Factors

1998 - HEP Habitat Evaluation Procedures surveys were initiated, with 18,000 linear feet of transects and 32 tenth-acre plots completed in the riparian cover type, and 8,000 feet of transect and 110 microplots (m2) completed in the grassland cover type.

1999 - In HEP field surveys, 27,200 linear m of transect and 272 microplots completed in grassland cover type.  20,300 linear feet of transect, 406 microplots, and 101 macroplots completed in forested cover types.

Analysis of the HEP survey data resulted in the identification of the following habitat limiting factors for wildlife mitigation species:

Table 2.  Limiting Factors for Wildlife Target Mitigation Species.

| Species | Primary Limiting Factor | Secondary Limiting Factor |
| --- | --- | --- |
| Mule deer | Percent Cover Palatable Herbaceous Species | Percent Evergreen Canopy Cover |
| Blue grouse | Percent Cover Herbaceous Plants |  |
| Black-capped chickadee | Number snags/acre |  |
| Downy woodpecker | Number snags/acre |  |
| Western meadowlark | Percent Cover Grass | Percent Cover Herbaceous Plants |
| Great blue heron | Proximity of potential nest site to an active nest site.* | Open Road Disturbance |
| Yellow Warbler | Percent Deciduous Crown Cover | Percent Deciduous Shrub Cover Composed of Hydrophytic Shrubs |
| Mink | Percent Shoreline Cover |  |

* Natural limiting factor.

### d) Determining Ecological Conditions of Vegetative Communities

1999 - Twenty ecological survey plots were completed in grassland and forested cover types.  The surveys identify plant associations, ecological status (sere), aid in identification of processes affecting plant communities, and provide baseline monitoring.

2000 - An additional 14 ecological reconnaissance plots completed in forest cover types.

Based on analysis of 17 HEP grassland transects and 14 ecological reconnaissance plots, two primary plant associations were identified for grassland cover types in Squaw Creek, and included the Bluebunch Wheatgrass plant and Idaho Fescue – Bluebunch Wheatgrass plant associations.

Grasslands were categorized into early and very early seral stages due to the predominance of exotic annual grasses, and low cover values of perennial forbs and bunchgrasses. Early seral stages occur when climax bunchgrasses are subordinate to increasers, absent, or so few as to make natural re-colonization unlikely (especially forbs), and increasers and invaders dominate the community. Annual grasses dominated sampled areas at 18% cover, while perennial forbs provided only 6% cover and perennial bunchgrasses only four percent (4%).

### Thresholds

When the native vegetation is replaced by aliens or when the potential dominant plants decline to a point where the cause of the change is so severe as to eliminate any opportunity for resurgence to former dominance – a threshold has been reached and passed.  In the example of bunchgrasses, annual forbs or annual grasses may eliminate the opportunity for perennial bunchgrasses to regain dominance of the site.  This has occurred over large expanses of the ridgetops, canyon bottom, and even on steep slopes of Squaw Creek.  For example, annual grasses (Ventenata, Medusahead, Bromes) dominated the vegetation of Squaw Creek where bluebunch wheatgrass and Idaho fescue were both absent or present at less than 5% cover.  In our classification of seral stages, when the perennial potential bunchgrasses cease to occur at 5% or greater coverage, we determine that the site can no longer sustain those bunchgrasses unless managers intervene with cultural practices to restore the grassland.

Management Options/Recommendations

Once perennial bunchgrass cover drops below 5% in Idaho fescue and bluebunch wheatgrass plant associations, management intervention is the only salvation for initiating an upward successional trend.  Grazing annual grasses early can help provide a competitive advantage for bunchgrasses where the grazing subsides prior to bunchgrass seed set and seedhead elongation.  Prescribed burning may also be a tool to stimulate bunchgrass seedhead formation and reduce annual litter – thereby providing bare soil for seed germination.

The manager can also look beyond bunchgrasses for improving grassland ecosystems.  Perennial forbs prominent at mid sere may be desirable for wildlife species.  The grasslands of Squaw Creek contain viable populations of lupine, balsamroot, and Mules ears, which add to the vitality of the overall perennial community.

Below the 5% cover (threshold) restoration should focus on areas with the highest cover of desired perennials where the highest chance of success is afforded.  Although lupine or balsamroot may dominate at undesired levels for a decade or two, they at least will be helping to provide insulation by retaining moisture and coolness to the site in promotion of the germinating perennial bunchgrass.

The road back toward a greater mix of seral stages where mid and late seres are increased will take many decades.  It will only happen through adherence to a long-term plan that goes beyond lives of resource managers.  Recognizing that less than 10% of the grasslands are probably in mid to late seres now, a rational objective would be to seek a goal of 20% by the year 2100.  Then focus on segments of the landscape where the fastest improvements can occur (deep soils, stable, low ungulate impact) and seek to eliminate or minimize degrading disturbances.

### How success will be measured

Success will be measured by repeating 1) Habitat Evaluation Procedure (HEP) Surveys, 2) Ecological Surveys, 3) fish habitat surveys, and 3) fish population surveys to document changes in habitat conditions and populations.

1) HEP Surveys – For BPA wildlife mitigation projects, HEP Surveys are the accepted and required evaluation tool for measuring and establishing baseline wildlife habitat conditions and monitoring changes in habitat condition over time. Specific project objectives are related to protection and enhancement of wildlife habitats and are expressed in terms of habitat units (HU’s).  Habitat units were developed by the US Fish and Wildlife Service’s Habitat Evaluation Procedures (HEP), and are designed to track habitat gains and/or losses associated with mitigation and/or development projects.  Habitat Units for a given species are a product of habitat quantity (expressed in acres) and habitat quality estimates. Habitat variables range from 0 to 1, with an HSI of 1 providing optimum habitat conditions for the selected species.  One acre of optimum habitat provides one Habitat Unit.

Habitat quality estimates are developed using Habitat Suitability Indices (HSI).  These indices are assigned based on direct measurement of quantifiable habitat variables such as vegetation height, cover, or other parameters, that are known to provide life history requisites for mitigation species. Model variables are quantifiable and measurable, and therefore surveys (measurements) are repeatable.  HEP surveys are typically scheduled at 5 to 10-year intervals to measure changes in habitat conditions.

In the Squaw Creek Watershed Project, target species were selected by an inter-agency HEP Team to represent the forested, grassland and riparian cover types. Selected species models include the mule deer (Ashley and Berger, 2000), blue grouse (USFWS, 1984), black-capped chickadee (Shcroeder, 1983), downy woodpecker (Schoerder, 1983), Western meadowlark (Schroeder, 1982), great blue heron (Short and Cooper, 1985), yellow warbler (Schroeder, 1982), and mink (Allen, 1986).  The selected species, their rationale for selection, and habitat variables, are provided in the table below.

Table 3.  Squaw Creek Watershed Wildlife Mitigation Species and HEP Model Attributes.

| Target Species | Life History & Habitat Types | Model Attributes |
| --- | --- | --- |
| Downy Woodpecker (Picoides pubescens) | Secondary cavity excavator that feeds and reproduces in a tree environment. Dependent on snag habitat for nesting and forested cover for foraging. Diets consist of insects, seeds, and fruit. Cover types include Forest and Riparian. | 1. Square feet basal area/acre 2. # snags(>6” dbh)/acre |
| Black-Capped Chickadee (Parus atricopillus) | Forest dwelling bird dependent on snag habitat for nesting and forest canopy for foraging. Cover types include Forest and Riparian. | 1. % tree canopy closure 2. Average height of overstory trees 3. # snags (4-10” dbh) per acre |
| Great Blue Heron (Ardea herodias) | Carnivorous bird that forages on a variety of vertebrates in shallow water and small mammals. Colonial nester that utilizes mature forest stands. Sensitive to human activities. Primarily Riparian Cover Type. Suitable nesting habitat within 850 feet of open water. | 1. Distance between potential rest sites and foraging areas. 2. Presence of a water body with suitable prey populations and foraging substrate 3. A disturbance free zone up to 100m around potential foraging area 4. Presence of forested cover types within 250 m of wetland (suitable nesting substrate) 5. Presence of disturbance free zone around potential or active nest site (250m). 6. Proximity of potential nest site to an active nest. |
| Yellow Warbler (Dendraica petechia) | Represents species that reproduce in riparian shrub habitat and makes extensive use of adjacent wetlands. Riparian Cover Type. | 1. % deciduous shrub crown cover 2. Avg height of deciduous shrub canopy 3. % of deciduous shrub canopy comprised of hydrophytic shrubs |
| Spotted Sandpiper (Actitis macularia) | A representative of migratory shorebirds that utilize sparsely vegetated islands, mudflats, shorelines, and sand and gravel bars. Riparian Cover Type. | 1. % herbaceous ground cover 2. Distance of suitable nesting habitat from water (opt w/in 75’) 3. % organic ground cover |
| Mink (Mustela vison) | Carnivorous furbearer, feeds on wide variety of vertebrates. Utilizes shoreline and adjacent shallow water habitats. Riparian Cover Type. | 1. % year w/surface water present 2. % tree canopy cover 3. % shrub canopy cover 4. % canopy cover of emergent vegetation 5. % canopy cover of trees and shrubs w/in 100m of wetland’s edge 6. % shoreline cover |
| Western Meadowlark (Sturnella neglecta) | Upland bird species dependent on upland grasslands and shrub-steppe plant communities. Nests in grassland cover habitat. Forages primarily on insects and seeds. Grassland Cover Type. | 1. % herbaceous canopy cover 2. % herbaceous canopy cover composed of grass 3. Avg. height of herbaceous canopy (spring condition) 4. Distance to perch 5. % shrub crown cover |
| Blue Grouse (Dendragapus Obscurus) | Species associated with coniferous forest primarily in open habitats with a mixture of deciduous trees and shrubs. Preference for forest edges and aspen groves during breeding period and forested habitats in winter. Forest and Grass/Shrub Cover Types. | 1. % canopy cover of evergreen/aspen 2. % shrub crown cover 3. Avg. height of shrub canopy 4. % herbaceous canopy cover 5. Avg. height of herbaceous canopy 6. Diversity of herbaceous spp. (# of plant spp) 7. Distance to forest cover types/edge |
| Mule Deer (Odocoileus hemionus) | Big game species associated with diverse array of forested and shrub cover types. Preference for edge/ecotonal habitats. Key winter range habitat includes cover habitat and forage resources. Forest and Grass/Shrub Cover Types. | 1. % canopy closure pref shrubs <1.5m in height 2. % canopy of shrubs <1.5m in height 3. Mean shrub height 4. # preferred shrubs 5. % Canopy of palatable herbaceous spp. 6. Presence of ag crops w/in 1 mile 7. Solar radiation index (aspect) 8. Open road density 9. Topographic diversity 10. % evergreen canopy >1.5m in height |

Baseline HEP surveys were completed as described in the project history section of the proposal, and limiting factors were identified for each target species.

### HEP Survey Protocols – The following protocols were compiled by an inter-agency HEP team comprised primarily of Washington Department of Wildlife (Paul Ashley) and CTUIR Wildlife staff to measure habitat variables for the selected wildlife mitigation species. The protocols address forested, riparian, and grassland cover types.  The protocols will be repeated on a 10-year basis to measure changes in habitat suitability for the selected species will be the primary measure of success for wildlife species.

Techniques utilized to measure habitat variables in the protocols are summarized in the following table.

Table 3.  Habitat variable measurement techniques for HEP Surveys.

| Variable | Measurement Technique |
| --- | --- |
| Shrub species | Ocular identification |
| Topography/topographic diversity | Topographic map/GIS map |
| Aspect | Compass/topographic map |
| Size of wintering area | Aerial photograph/GIS map |
| Percent grass cover (includes residual vegetation) | 1 square meter rectangle plot frame |
| Percent forb cover (includes residual vegetation) | 1 square meter rectangle plot frame |
| Mean height herbaceous/residual vegetation | Tape measure |
| Percent shrub cover (mean) | Line intercept |
| Mean shrub height | Graduated rod/tape measure |
| Percent slope | Clinometer/topographic map |
| Visual obstruction reading (VOR) for general area | Robel pole (Robel et al.) |
| Percent of area with VOR>2 decimeters | Robel pole |
| Percent herbaceous plant cover | 1 square meter rectangle plot frame |
| Percent herbaceous cover composed of grass | 1 square meter rectangle plot frame |
| Distance to perch sites | Tape measure/range finder |
| Percent cover preferred/all shrubs ?1.5 meters | Line intercept |
| Number of preferred shrub species | Line intercept/direct count |
| Presence of agricultural crops | N/A |
| Road density | GIS |
| Percent evergreen canopy ?1.5 meters in height | Line intercept/Moosehorn densiometer |

# HEP Analysis

Upland Timber/Shrub Survey Protocol

Deer

# Blue Grouse

#### Downy Woodpecker

### Purpose

This protocol is designed for conducting Habitat Evaluation Procedures (HEP) surveys for mule deer, blue grouse, and downy woodpecker.  It is designed to provide guidance for measuring habitat variables contained in the HEP model for each species.

# Habitat Variables Measured and Measurement Techniques

# Blue Grouse

-Percent shrub crown cover (line intercept)

-Average height of shrub canopy (line intercept, rod)

-Percent herbaceous canopy cover (line intercept by spp.)

# Deer

-Percent canopy preferred shrubs < 1.5m high (line intercept)

-Percent canopy all shrubs < 1.5m high (line intercept)

-Mean shrub height (graduated rod)

-Number preferred shrub species (direct count)

-Percent canopy herbaceous species (sq m hoop)

-Percent evergreen canopy > 1.5m high (moosehorn densiometer)

# Downy Woodpecker

-Basal Area in square feet (Prism, 10 factor)

-Snags/Acre (count w/in fixed radius plot of 12m) (>6”dbh, >6’ in height)

# Protocol

1.	Establish transect (line intercept) starting point 300 feet within the cover type to avoid the influence of ecotone gradients and anthropogenic factors such as roads.  Starting points will be established during pre-field review. Transects are 1000’ segments with 100’ sub-segments. Transect length is determined using a “running mean” to estimate variance (95% probability of being within 10% of the true mean for percent herbaceous cover). Transect starting point also serves as a photopoints, with photo(s) taken in direction of azimuth, and to other landscape features as needed for ease of transect relocation.

2.	Record shrub intercept by species along entire transects. Intercept is measured in 10ths of feet (i.e., 1.6) on Form A for all species intersecting transect line (measuring tape).  Using a graduated rod, shrub height is measured using only those points where shrub foliage intercepts transect line.

3. 	Select circular plot/robel pole location points from random numbers table and record on left column of data sheets. If the first number (point 1A) is 23, then circular plot/robel pole measurements will be taken at the 23rd ft mark of the first 100’ sub-segment.  Two circular plots and one robel pole point are measured in each 100’ sub-segment.  The circular plots, used to make ocular estimates of herbaceous cover, are offset 5’ perpendicular to the transect line.  The robel pole is used to measure visual obstructions/hiding cover.  At a distance of 15 feet, two measurements are taken from the transect line in opposite directions from the robel pole, and two perpendicular to the transect line in opposite directions from the pole.  For each point, determine the percentage of the robel pole obscured.  Calculate the mean for the four measurements.

- Using a factor 10 prism, measure and record square feet of basal area from plot center.  Facing forward on transect line, start count immediately to the right of transect line and rotate clockwise, making sure to keep prism over plot center.   Record basal area for live trees only.

5.	Record percent canopy closure at 10 foot intervals along transect using moosehorn densiometer, keeping a running tally for transect length.  Record average canopy closure on Form A for each 100 foot intercept segment (i.e., 6 hits/10 readings = 60% canopy closure).

6.	Establish random fixed radius plot (37.5 feet) at random point on 100’ sub-segment.  Facing transect origin, rotate clockwise collecting and recording square feet of basal area and snags within plot.  For each tree plot, note species in plot, average diameter, and average tree height.  If basal area/snag plot overlaps with previous basal area/snag plot, select a new random number for plot that will prevent overlap.

# HEP Analysis

Riparian Survey Protocol

Yellow Warbler

# Mink

# Downy Woodpecker

# Purpose

The protocol provides guidance for conducting HEP surveys for the Squaw Creek Watershed Project.  The protocol is designed to typify and describe habitat conditions for the yellow warbler, mink, and downy woodpecker.  Other riparian-dependent species includes the great blue heron which can be accomplished primarily from aerial photo interpretation and mapping.

# Habitat Variables Measured and Techniques

# Yellow Warbler

-Percent deciduous shrub crown cover (line intercept)

-Average height of deciduous shrub canopy (line intercept, rod)

-Percent of shrub canopy comprised of hydrophytic shrub (line intercept by spp.)

# Mink

-Percent tree canopy cover (line intercept, moosehorn densiometer)

-Percent shrub canopy cover (line intercept)

-Percent canopy of emergent vegetation (line intercept)

-Percent cover trees/shrubs w/in 100m of wetland/riverine edge (line intercept, 			moosehorn densiometer)

-Percent shoreline cover w/in 1m of bank full or high water mark (line intercept)

# Downy Woodpecker

-Basal Area in square feet (Prism, 10 factor)

-Snags/Acre (count w/in fixed radius plot of 12m) (>6”dbh, >6’ in height)

# Protocol

1a.	Establish shoreline transect (line intercept) starting point along edge of high water mark.  Starting points will be established during prefield review.  The transect is to be run in 100 foot lengths with a total length of 1000 feet.  Record intercept in 10ths of feet (i.e., 1.6) on Form A for all cover that provides hiding cover for mink (i.e., tree, shrub, grass, overhang, rock, etc) within 3 feet of high water mark. Transect starting point also serves as a photopoint, with photo(s) taken in direction of azimuth, and to other landscape features as needed for ease of transect relocation.

1b. 	Record percent canopy closure at 10 foot intervals along transect using moosehorn densiometer, keeping a running tally for transect length.  Record average canopy closure on Form A for each 100 foot intercept segment (i.e., 6 hits/10 readings = 60% canopy closure).

2a.	Every 250 feet along shoreline transect, establish 250-foot lateral transect at right angles to shoreline.  This transect will project into adjacent floodplain.  Record intercept of trees and shrubs and their respective heights by species on Form B.  Alternate direction of successive lateral transects (90 degrees) from shoreline transect in order to maximize data representation for both sides of floodplain (See diagram).

Lateral transects should extend up to toeslope of floodplain and up hill into plant communities within 100 feet of toeslope (assuming this distance is less than maximum 250 foot transect) in order to capture cover conditions along hillsides adjacent to floodplain.

*NOTE:  Measurements on lateral intercept begin at the edge of high water mark.  Do not record data within channel or include the width of channel in the 250’ transect.  Rather, begin lateral transect at opposite side of the channel at the high water mark.

2b.	Establish random fixed radius plot (37.5 feet) at random point on each lateral intercept.  Use random numbers on back of clipboard and locate center of plot at selected distance along intercept.  Collect and record square feet of basal area and snags w/in plot on Form B.

*NOTE: in event that vegetation (blackberry/other) presents barrier to establishing line intercept, establish random center point of fixed radius plot and run four 25 foot transects at 45 degree angles and collect data as above (i.e., line intercept).

# HEP Analysis

# Grassland Survey Protocol

#### Western meadowlark

###### Purpose

This protocol is designed for conducting Habitat Evaluation Procedures (HEP) surveys for the Western meadowlark.  It is designed to provide guidance for measuring habitat variables contained in the HEP model for each species.

# Habitat Variables Measured and Measurement Techniques

# Western Meadowlark

-Percent cover herbaceous plants (sq M hoop)

-Percent cover composed of grass (sq M hoop)

-Average height herbaceous canopy (Robel pole)

-Percent shrub canopy cover (sq M hoop)

-Distance to perch site (tape)

# Protocol

1.	Establish transect starting point within grassland cover type.  Starting points will be established during prefield review.  Transects are divided into 50 m segments, with measurements taken at the end of each segment.  Transect length is determined using a “running mean” to estimate variance (95% probability of being within 10% of the true mean for percent herbaceous cover). Transect starting point also serves as a photopoint, with photo(s) taken in direction of azimuth, and to other landscape features as needed for ease of transect relocation.

- Place robel pole in plot center. The robel pole is used to measure visual obstructions/hiding cover.  At a distance of 10 feet, two measurements are taken from the transect line in opposite directions from the robel pole, and two perpendicular to the transect line in opposite directions from the pole.  For each point, determine the percentage of the robel pole obscured.  Calculate the mean for the four measurements.

3. 	Using graduated rod/folding rule/tape, measure average and greatest height of the herbaceous canopy within the plot.

4.	Drop m2 hoop plot perpendicular to main transect line at 50 meters.  The plot should be offset 1 meter from the main transect, and subsequent plots should be placed on alternating sides of the main transect.  Use the m2 hoop to make ocular estimates of percent cover of herbaceous plants by species, shrub canopy cover by species, and percent of plot composed of grass vs. non-grass species.

- Use tape to measure distance to nearest perch from plot center.  Perch sites may include rock outcrops, fence posts, shrubs, etc.  The perch object should be higher than the average height of the herbaceous canopy measured in step 3.

### Transect and Plot Diagram

2) Ecological Reconnaissance Surveys - The ecological reconnaissance survey methodology was developed by Charles G. Johnson, USDA Forest Service Regional Ecologist, Baker Supervisor’s Office, Wallowa-Whitman National Forest.  The methodology was utilized in the development of the two regional guides, the Plant Associations of the Wallowa-Snake Province, Wallowa-Whitman National Forest (Johnson and Simon, 1987) and the Plant Associations of the Blue and Ochoco Mountains (Johnson and Clausnitzer, 1992).

Survey monitoring locations are selected to portray the variation within the plant communities across the project landscape.  Each plot is circular, and 10.93 meters in radius (375 square meters). When possible, plot centers are generally located in order to avoid areas with variation due to site disturbance.  However, disturbed areas may also be included to see how they change over time. The ecological condition or status of the vegetation is the foremost attribute evaluated in the decision to locate plots. A secondary rationale for plot center location is the desire to characterize a specific plant species in relation to the associated vegetation.

Each survey and monitoring point is regarded as important for trend analysis and comparative analysis at two or more points in time.  Therefore, plots are permanently marked with metal stakes and recorded with a Global Positioning System datalogger.  The plot center is used as a camera point, with a general view taken from the plot center to the perimeter.  Additional photographic views are taken to aid in future plot location and vegetation characterization. A square meter is delineated using folding carpenter rulers at a point 5 feet distant from the plot center stake with the 5 foot mark in the center of the square yard.  This square meter defines an area that can be redefined in future years to assess the change in vegetation structure and composition

The reconnaissance vegetation is sampled following the photography by traversing throughout the circular area.  A species list is derived in this traverse and upon conclusion, ocular estimates are made of percent canopy coverage of all principle species found within the area to the nearest 5 percent.  Additional information recorded included surface cover by mosses and lichens, litter, bare ground, rock, gravel, and erosion pavement.

Environmental attributes are measured to conclude the survey, including: elevation, aspect, slope, position on the slope, the relief of the site, the micro relief of the plot, soils depth and texture and wildlife sign.

Data collected from the surveys is utilized to identify plant associations, their seral status and current condition, and the potential natural vegetation for the site. This information can be compared to intact or relict plant communities already surveyed by Johnson in the Blue Mountains to estimate a plant community’s current condition in relation to its potential condition.

Ecological reconnaissance surveys will be repeated on a 10-year basis to measure changes in plant community development.

3) Fish habitat surveys – Fish habitat surveys are based on methodology provided by Moore et al, (1993) and are typically conducted at 5 – 10 year intervals.  The Oregon Department of Fish and Wildlife (ODFW) Aquatic Inventory Project was designed to provide quantitative information on habitat condition for streams throughout Oregon.  Information obtained from the surveys may be used to establish monitoring programs and direct restoration efforts.

The methodology is designed to be compatible with other stream habitat inventory and classification systems (i.e. Rosgen 1985).  This compatibility is achieved by systematically identifying and quantifying valley and stream geomorphic features.  The resulting matrix of measurements and spatial relationships can then be translated into the nomenclature of a particular system.  For example, information summarized at the reach level (valley width, channel type, slope, terrace height and width, sinuosity, width depth, substrate) can be used to characterize the stream into one of the types described by Rosgen (1985).

The process of conducting a stream survey involves collection of general information from maps and other sources and the direct observation of stream characteristic in the field.  This information is both collected and analyzed based on a hierarchical system of regions, basins, streams, reaches, and habitat units.  Supervisors are responsible for collecting the general information on regions and basins and for directing activities of the survey crews.  Survey teams collect field data based on stream, reach, and channel unit characteristics.  Region and basin data will is obtained primarily from maps, ODFW-EPA region and sub-region classifications, and Oregon River Information System codes.

Each member of a crew is responsible for specific tasks.  The “estimator” focuses on the identification of channel unit characteristics.  The “numerator” focuses on the relative distribution of several attributes, verifies the length and width of a subset of units, and makes counts of boulders.  The “estimator” and “numerator” share the responsibility for describing reach characteristics, riparian conditions, identifying habitat unit types, and for quantifying the amount of large woody debris.

One component of quality control and ground truthing involves marking units in the field.  A strip of plastic flagging is hung at each reach change, named tributary junction, and at other selected units. Flagging is marked with a unit number, date, and “ODFW-AQ_INV.”  These flags are then used to re-locate specific reaches and units for fish sampling and to link units and locations for repeat surveys.  Randomly selected stream segments are selected for repeat surveys during the field season.  Results will be compared to check variability between crews and habitat changes at different stream flow.

Each crew has a field book, data sheets, 7.5-minute scale topographic maps, compass, clinometer, camera, tape measure, and depth staff.

Reach header information (basin name, location, stream name, date, topographic map names, and names of the survey crew) are entered on the Reach Sheet.  Header information on the Unit Sheets will include the date, stream name, page number, total pages for the day, and name of the crew recording each set of variables.

A log of activities is maintained in the field book.  Each day, the name of the stream and date are recorded.   The approximate distance covered and number of hours spent working on the stream are also recorded.

A general description of each stream reach is made in paragraph form, and includes the riparian zone, features, and other items of note.

Survey information collected for the basin, reach, and habitat unit scales, and for large woody material and riparian vegetation, includes the following.

### Basin Information

This information is gathered prior to and during the course of the survey.  Map work and regional classification information must be collected in the office.  This information is used to group and classify streams and to provide general information for stream survey reports.

Basin information recorded includes the following

- Basin name

- Stream name

- Stream order

- Drainage area and density

- Elevation at the confluence with the receiving channel at the end of survey

- Riparian vegetation community structure and size composition

- Description of fish stock present

- Description of any existing flow regulation devices

- General description of land use

### Reach Information

A reach is a length of stream as defined by some functional characteristic.  Reach characteristics such as valley type, channel form, adjacent landform, valley width index, vegetation, and/or the confluence with tributaries may be used to verify survey location and identify reach and stream segments within basin classification systems.  Data is collected for the following variables:

- Date

- Reach

- Unit Number

- Channel Form

- Valley Form

- Valley width index

- Land form

- Streamside Vegetation

- Land Use

- Water Temperature

- Stream Flow

- Location

- Photo number and time

- Reach notes

Sketches of channel and valley cross section

### Habitat Units

Habitat units are relatively homogeneous lengths of stream that are classified by channel bedform, water surface slope, and flow characteristics.  With some exceptions, definitions of habitat units are scaled to the active channel width.  Units are identified and data recorded when the length of the unit is equal to or greater than the active channel width.  Habitat unit information is recorded by the “estimator” and includes the following:

- Reach

- Unit

- Unit Type

- Pools

- Glides

- Riffles

- Rapids

- Cascades

- Steps

- Special cases

- Channel type

- Percent flow

- Unit length

- Unit Width

- Slope

- Channel exposure

- Aspect

- Active Channel Width

- Active channel height

- Terrace width

- Terrace height

- Valley width index

Notes

Additional Habitat unit information recorded by “numerator” includes

- Unit Depth

- Verified length/width

- Substrate

- Boulder count

- Bank Classification

- Percent undercut bank

- Wood class

- Comment Classes

- Notes

### Large Wood Inventory

Wood data is also recorded with the objective of applying a standardized and consistent methodology to obtain quantitative estimates of wood volume and distributions within stream reaches. Information is used to evaluate effects on fish habitat and channel structure and to make quantitative comparisons between streams.  Information recorded includes:

- Debris configuration

- Debris type

- Debris location

- Diameter class

- Length class

- Notes.

### Riparian Inventory

A riparian inventory is conducted and designed to provide additional quantitative information on the species composition, abundance, and size distribution of riparian zone vegetation.  The riparian inventory consists of a belt transect extending across the riparian zone perpendicular to the stream channel on each side.  Transects are conducted once every 30 units and at the beginning of new reaches.

Transects begin at the margin of the active channel, or where the initial band of riparian trees starts, and extend 30 meters as measured on the ground.  Transects are 5 meters wide and are subdivided into three 10 meter zones.  In very steep or wide riparian areas, transects may be extended beyond 30 meters and additional sections added.

One member of the crew extends the tape measure out from the stream channel.  The other follows and uses a depth staff to determine if trees within the area are to be counted. Any tree that can be touched with the depth staff extended from either side of the body is counted.

The following entries are completed on the riparian survey form:

- Unit number

- Side

- Zone (subdivision of transect)

- Geomporphic surface

- Slope

- Canopy closure

- Shrub cover

- Grass and forb cover

- Tree Group (hardwood or conifer)

- Count of trees by size class

- Notes.

Stream habitat surveys as described above will be repeated under the Umatilla Basin Natural Production and Monitoring and Evaluation project and incorporated into the Squaw Creek Watershed Project

4) Fish Population Surveys – Fish population surveys are conducted by electro-fishing fish habitat units (pools, riffles, glides, etc) immediately following the habitat survey.  Population estimates are then extrapolated to the total number of habitat units surveyed.  Population surveys will be conducted at 10-year intervals to measure changes in fish population numbers and species composition. Fish population surveys are completed under the Umatilla Basin Natural Production and Monitoring and Evaluation project.

Summer steelhead spawning surveys will continue to be conducted on an annual basis to measure changes in the number of spawning adults.  Spawning surveys are conducted by a pair of biologist walking the stream three times, typically between March and May, and counting all visible redds and adults.  Redds are flagged and dated to prevent recounts.  Total counts are obtained following completion of the third survey.

Summer steelhead spawning surveys are completed under the Umatilla Basin Natural Production and Monitoring and Evaluation project.

Fish habitat and population surveys as described above will be repeated to determine if the desired future conditions as listed on page 8 of  “Protect and Enhance Wildlife Habitat in Squaw Creek Watershed – Project Narrative” are achieved.

References

Allen. 1986. Habitat Suitability Index Model: Mink. US Dept. of Interior Fish and Wildlife OBS-82/10.27.  9 pp.

Ashley, Paul R. and M.T. Berger.  2000.  Habitat Suitability Index Model: Mule Deer. Bonneville Power Administration Division of Fish and Wildlife. 34 pp.

Contor, Craig R., Hoverson, Eric, and Paul Kissner.  In prep.  Umatilla Basin Natural Production, Monitoring and Evaluation.  Annual Progress Report 1999-2000.  Confederated Tribes of the Umatilla Indian Reservation Fisheries Program.  Bonneville Power Administration Division of Fish and Wildlife.  Proj. 400-99.

Johnson, Charles G. and R.R. Clausnitzer, 1992.  Plant Associations of the Blue and Ochoco Mountains. R6-ERW-TP-036-92. 186 pp. USDA Forest Service Pacific Northwest Region

Johnson, Charles G. and S.A. Simon. 1987. Plant Associations of the Wallowa-Snake Province, Wallowa-Whitman National Forest. R6-ECOL-TP-255B-86. 304 pp. USDA Forest Service Pacific Northwest Region.

Kauffman, J. Boone, Robert L. Beschta, Nick Otting & Danna Lytjen. 1997. An Ecological Perspective of Riparian and Stream Restoration in the Western United States. Fisheries, 22(5): 12-24.

Moore, Kelley M.S., Jones, Kim, K. Dambacher, Jeffrey M. 1993. Methods for stream habitat surveys: Oregon Department of Fish and Wildlife Aquatic Inventory Project.  Oregon Department of Fish and Wildlife, Research and Development Section, Corvallis, OR  97730.

Shcroeder, R.L.  1982. Habitat Suitability Index Model: Western Meadowlark. US Dept. of Interior Fish and Wildlife OBS-82/10.3.

Shcroeder, R.L.  1982. Habitat Suitability Index Model: Yellow Warbler. US Dept. of Interior Fish and Wildlife OBS-82/10.27.  8 pp.

Shcroeder, R.L.  1983. Habitat Suitability Index Model: Black-capped chickadee. US Dept. of Interior Fish and Wildlife OBS-82/10.37.  12 pp.

Shcroeder, R.L. 1983. Habitat Suitability Index Model: Downy Woodpecker. US Dept. of Interior Fish and Wildlife OBS-82/10.38.  9 pp.

Short, H.L. and R.J. Cooper.  1985.  Habitat Suitability Index Model: Great Blue Heron. US Dept. of Interior Fish and Wildlife Service Biological Report 82(10.99).  23 pp.

US Dept. of Interior Fish and Wildlife. 1984. Habitat Suitability Index Model: Blue Grouse.  OBS-82/10.81 19pp.

# Text boxes

100’ Timber

Sub-segment

Line

Intercept

Transect

Fixed Radius Plot

Sq M

Plot

5’

5’

37.5’

Radius

Random Point

-Robel pole point

-Center fixed radius plot

Transect and Plot Diagram

1000’ Shoreline

Transect

Fixed Radius Plot & 25’ Transect

250’ Lateral

2

5

0’

37.5’

Radius

2

5

0’

25’ transect

Fixed Radius Plot

2

5

0’

Transect and

Plot Diagram

M2

Plot

Alternate to other side of transect.

Main transect