Project ID:	199803400

Title:	Yakama Nation Yakima/Klickitat Fisheries Project (YKFP) Reestablish Safe Access Into Tributaries Of The Yakima Subbasin.

# Section 9 of 10. Project description

a. Abstract

The project goal is to contribute to the rebuilding of Yakima River spring and fall chinook, coho, bull trout and steelhead populations, by reconnecting productive tributary habitats.  Project objectives include reestablishing safe passage into tributary habitats that have artificial barriers at or near their confluence.  The target tributaries historically provided several hundred miles of habitat for anadromous species.  Some ten miles of productive habitat has now been reconnected. As work progresses up-drainage habitat connectivity will be gained incrementally.

Target tributaries have tremendous rearing potential in comparison to the mainstem.  Many miles of tributary habitat still express healthy channel sinuosity, width/depth ratios, and thermally benign winter temperatures due to groundwater inflow.  In contrast, the mainstem Yakima’s hydrograph is regulated to convey irrigation water, e.g. flows are too high during summer releases, and too low during the winter to provide optimal rearing habitat.

Work will include implementation of fishway and screen construction plans that were developed in previous years, and data collection to facilitate future projects.  Beginning in the lower reaches of each tributary, habitat will be reconnected where the greatest benefit for the resource will be realized.  Efforts to consolidate diversions or modernize irrigation systems will be considered during planning to improve in-stream flow conditions.

Habitat protection/restoration in priority reaches is also a goal of this project.  Methods will include fencing, revegetation, easement and/or property purchases.  Such protection will augment the emphasis on fish access by including healthy riparian vegetation in project areas. Purchase or easement may eliminate the need to irrigate in some areas, thus providing water conservation as an ancillary benefit.

Items to be funded  in FY 2002 include:

a. Implementation of  fishway and screen construction plans developed in previous years.

b. Fencing, conservation easement or land purchase in project areas.

It is anticipated that the project will continue in FY 2003 through 2006 as in FY 02.

b. Technical and/or scientific background

A main premise of the Yakima Klickitat Fisheries Production Facility is to increase natural production, which requires protection and restoration of watershed productivity. This project promotes that effort, by reconnecting over 100 miles of tributary habitat to the mainstem.

Tributaries identified in this project once provided productive habitat for four species of salmon, and summer steelhead.  Irrigation development has created physical barriers that effectively blocked all but the lower end of many tributaries.  While some tributaries are dewatered during portions of the irrigation season, this project focuses on restoring access into those tributaries that typically do not have chronic instream flow problems.  A total of ten tributaries, representing over 200 miles of historic anadromous fish habitat, maintain adequate flow to support anadromous rearing and spawning production during much or all of the year.  For example, the Wilson/Naneum watershed historically provided well over one hundred miles of spawning and rearing habitat.  Until this project began fixing passage, human-made barriers – in the form of low-head diversion dams blocked migration to all but the lower two miles of each creek.  During population surveys, fish managers found densities of chinook parr in the lower reaches of these two creeks to be higher than most other areas in the basin (Easterbrooks, 1997; Pearson et. al., 1994).  The evidence suggests that establishment of safe passage above these barriers will greatly increase rearing productivity.  A biological outcome is greater egg to smolt survival.

The impact of the loss of tributary spawning/rearing habitat is exacerbated by the reduction in rearing habitat function in the mainstem Yakima.  Throughout the summer the Yakima is managed to convey irrigation water.  Seasonal flows are much higher than normal in the upper 105 River Miles, and mainstem-rearing fry are often unable to find suitable habitats.  During the winter, reservoir releases are kept to a minimum, with flows too low for optimal rearing.  Many side channels and alcoves become isolated or dewatered altogether, while others become too shallow to provide functional rearing habitat.  Riparian vegetation is often unable to grow close enough to the stream channel to provide over-hanging cover through the winter months.  The impact of river regulation also affects salmonid food sources.

The result is a reduction in mainstem rearing habitat quantity and quality throughout the year.  Thus, the need to reestablish tributary passage is a priority, due to the altered mainstem flow and the amount of tributary habitat that is currently blocked.  This project will reestablish access to more than 100 miles of spawning and rearing habitat.  This is equivalent to half the length of the Yakima mainstem.

Mitigation for losses will occur in place by constructing juvenile and adult fishways over human-made barriers.  Fish screens will be constructed at gravity-fed diversion points that would otherwise entrain and kill fish.  Habitat protection in the form of property and/or easement purchase, and fencing will also occur along some treated channels.

During conceptual planning for the project, ten tributaries were selected that have barriers near their confluence.  Three of these streams experience instream flow problems in their lower reaches, and typically late in the irrigation season.  However, even during droughts these streams will pass adult fish into intact, forested reaches above the uppermost diversion structure if passage and screening is constructed.  In each of these tributaries, well over 80% of the historic anadromous zone is above the flow-limited zone.

All ten tributaries fail to support anadromous fish because human-made migration barriers exist near their downstream terminus.  Project tributaries are described below, starting from the headwaters of the Yakima mainstem and working toward its confluence with the Naches River and from the Naches headwaters to the mouth of the Yakima:

1.  Tucker Creek: This creek enters the Yakima mainstem at River Mile (RM) 200.  It has one unscreened diversion, and one barrier to all salmonid life stages near the mouth.  Channel gradient, and floodplain confinement in the lower one Creek Mile (CM) is extremely low.  Riparian habitat is excellent.  The mouth of Tucker Creek lies in the middle of the Easton Reach of the Yakima mainstem, where roughly 60% of the subbasin spring chinook spawn currently.  The solution to the barrier on Tucker Creek (CM 0.7) has been engineered (8 rock v-weirs), permitting has begun, and cost-share funding (53K) obtained from the SRFB.

2.  Manastash Creek: This creek enters the Yakima mainstem at RM 155, and has a drainage area of over 75 square miles.  It has been extensively altered through irrigation development.  Currently, anadromous fry/parr passage is blocked at CM 1.4.  Six additional barriers occur below CM 5.5 near the canyon mouth. All seven barriers have associated unscreened diversions.  Above the canyon mouth, perhaps as many as 20 miles of rearing/spawning habitat exist, that are functionally more intact than rearing habitat in the mainstem Yakima.

3.  Reecer Creek: This creek enters the Yakima River at RM 154.  Although excellent rearing habitat occurs along the lower portions of the drainage, a seasonal migration barrier immediately above the mouth precludes juvenile access.  One unscreened diversion lies immediately above the barrier.  An additional seven barriers occur below the creek’s intersection with Cascade Canal at approximately CM 5.5.  Associated diversions are unscreened.  Currier Creek, tributary to Reecer (CM 1.5), has some eight diversion points downstream of its intersection with Cascade Canal all of which are unscreened. Passage is denied to all salmonid life stages within the first mile. To date, an initial survey of the barriers and diversions has been done including photos and measurements of existing diversion structures.  Design flow, water rights analysis, pre-design, permitting, etc. remain outstanding.

4.  Wilson Creek and associated tributaries: Wilson Creek and its attendant tributaries enter the Yakima River at RM 147, with a collective drainage area of 382 square miles.  All the tributaries have been altered through agricultural practices, including channelization, soil erosion, grazing, and irrigation diversion.  However, juvenile rearing densities below the barriers are high relative to the rest of the basin (Pearsons., et. al., 1994).  Implementation of this project will increase the amount of rearing habitat available by twenty miles, and possibly as much as seventy miles.

a. Wilson Creek:  This stream has been extensively altered through irrigation development.  Currently, chinook fry/parr rearing occurs up to CM 1.8, where the first irrigation barrier lies.  Densities of juvenile chinook are high relative to the rest of the basin throughout a large portion of the year.  Channel gradient and floodplain confinement are extremely low for the next six miles above the first barrier.  Channel sinuosity is relatively high.  A barrier survey up to CM 8 found one permanent barrier and two seasonal barriers, with an additional seasonal barrier that has not been used for three years.  Five unscreened diversions with high potential for entrainment were found.  The west branch of Wilson Creek flows into the main channel at CM 4.9, with only one barrier and two diversions found in the lower mile of the west branch.  Sediment levels are low in this system.  Because of the channel shape, gradient, and high water quality, fish managers believe the rearing habitat potential is this system is extremely high. Progress on Wilson Creek includes construction of  the Bull Ditch screen/ladder ($545K; CM 7.5); culvert (passage barrier) replacement on East Wilson (CM 5); plans and permitting to replace two diversion dams (barriers) and four un-screened diversions with a single pump/pressurized system (45% water savings, CM 2-4); permitting and pre-design on two gravity screens, one fish ladder and one pump (CM 4.5, 5, 8). The proposed pump (CM 8) will eliminate some 3000-ft of open ditch and result in substantial water savings.

- Naneum Creek: This stream enters Wilson Creek at CM 1.6.  The west branch has three seasonal barriers in the lower 1.3 CMs, with four unscreened diversions in this reach.  Channelization and consequent entrenchment have limited habitat complexity.  Riparian conditions vary from good to poor; the east branch of Naneum Creek has extremely high densities of chinook fry/parr in the lower 1.9 CMs (Easterbrooks, 1997). Progress on Naneum Creek includes the permitting and design of two siphon structures (Bull Canal routed below West Naneum; below East Naneum).  The siphons will eliminate co-mingling of the creeks and the canal, allowing safe fish passage.

c.  Coleman Creek: This stream enters Naneum Creek at CM 1.0.  The first migration barrier is permanent, and is located at CM 0.7.  The second and third barriers are seasonal and lie at CM 1.0 and CM 2.0, respectively.  Six unscreened diversions are located between the first and third migration barrier.  Riparian conditions within the study reach are considered good.

d.  Cherry Creek: This channelized, highly entrenched stream enters Wilson Creek at CM 1.0.  The first migration barrier is permanent at CM 1.4.  Barrier and unscreened diversion surveys were not conducted above the first barrier, because habitat function above the barrier is of extremely low value due to siltation, channelization and grazing.

e.  Badger Creek: Again, this stream is channelized, highly entrenched and has high silt loads.  It joins Cherry Creek at CM 0.4, with the first permanent migration barrier at CM 0.6.  Barrier and unscreened diversion surveys were not conducted above the first barrier.

5.  Cowiche Creek:  This tributary enters the lower Naches River at RM 3, and it has a drainage area of 120 square miles.  An irrigation structure immediately above the mouth blocks upstream juvenile chinook passage.  Adult chinook access is problematic because an irrigation diversion ditch from the Naches River flows through Cowiche Creek, which shunts virtually all Cowiche water down the irrigation ditch.  The change in water chemistry at the mouth of Cowiche Creek severely reduces olfactory attraction for adult fish seeking their natal stream.  Perhaps as much as 30 miles of potential habitat lies above the downstream barrier, much of which is heavily forested, with multiple beaver dam complexes, stable flow, and outstanding riparian habitat.

6.  Wide Hollow Creek:  This tributary has a drainage area of 65 square miles entering the Yakima mainstem at RM 107.  A grain mill flume at CM 0.4 formed a permanent barrier until 1989, when a fishway was constructed for the migration of adult salmon.  However, the fishway does not provide passage for juvenile salmonids.  A seasonal barrier lies at approximately CM 3.2.  A similar seasonal barrier exists at CM 4.6.  No other barriers exist up to approximately CM 13, where flows become seasonal in drought years (Harvester, 1997).   Water temperature in lower Wide Hollow Creek is much more benign than in the Yakima mainstem during winter months, and juvenile salmonids occur below the first migration barrier in very high densities during this period (author, personal observation).  Riparian habitat conditions vary tremendously, however pacific willow climax communities are prevalent in many locations.

7.  Blue Slough: This is a remnant side channel of the Yakima mainstem.  Fish access it from both the upstream and downstream ends.  Rearing habitat potential is high, however access from the downstream end is periodically blocked by seasonal diversion structures.  Roughly 12 to 15 irrigation diversions occur along the channel, but few are expected to have approved surface water rights under the Acquavella adjudication process (Harvester, 1997).  Similar to Wide Hollow Creek, Blue Slough is deemed a high priority for rearing habitat restoration, because that reach of the Yakima mainstem immediately below the lower end of this side channel has lethal temperatures during much or all of the summer.  Blue Slough and Wide Hollow are seen as the last chance for summer rearing chinook fry.

8, 9.  Spring & Snipes Creeks: Both creeks enter the Yakima at RM 42 and have a collective drainage area of 50 square miles.  Spring Creek has a migration barrier three miles above the mouth.  In general, the primary habitat problem is riparian clearing and grazing.  The channels are incised, so few gravity-fed unscreened diversions occur, however several dams exist that form full migration barriers.

10.  Corral Creek: This channel enters the Yakima mainstem at RM 34.  Habitat conditions are similar to Spring and Snipes Creeks, with few unscreened gravity diversions but profound riparian impacts.  Steelhead, and perhaps coho, used Corral Creek for spawning as recently as 20 years ago; juvenile fall chinook continue to rear in the lower end.

The ten streams described above reflect hundreds of miles of rearing and spawning habitat that typically has adequate flow under current conditions, but is unutilized due to artificial barriers near the confluence.  Under current conditions only eleven miles of rearing habitat is available in all of these tributaries.  The ten tributaries identified for work in this project will regain productivity once passage and screening is provided.  Passive restoration is not a feasible option, because human-built and maintained barriers preclude the opportunity.  Construction of fishways and screens is required to regain safe passage.

The proposed work is a logical component of the Wy-Kan-Ush-Mi Wa-Kish-Wit, the Yakima Subbasin Plan, the Yakima River Watershed Councils 20/20 plan, and the 1994 Fish and Wildlife Program, because the project strives to put the fish back into the habitat.  The project also intends to protect the most productive habitat in the re-accessed tributaries.

c. Rationale and significance to Regional Programs

As stated in 9.b., under current conditions in the Yakima Subbasin, rearing habitat in the mainstem is sharply compromised because of irrigation delivery-related impacts on the hydrograph.  At the same time, in the tributaries identified for work under this project, irrigation structures have formed upstream migration barriers, reducing the amount of rearing and spawning habitat from hundreds of miles to a mere eleven miles.  Juvenile fry/parr densities below the lowest barriers are often extremely high relative to other portions of the basin.  It is thus hypothesized that construction of fishways and irrigation screens to restore access to more than 100 miles of habitat will be extremely beneficial to juvenile survival.

The primary objectives of this project are to:

1.  Provide access to productive tributary habitat through construction of fishways and irrigation screens; and,

2.  Protect the most productive habitats within the project area through conservation easement and property purchase, and through fencing.

Accomplishing these objectives will significantly increase the amount of available tributary habitat.  Rearing habitat in the tributaries is not influenced by the summer-long, artificially high flows in the mainstem.  Tributary habitat is often more thermally-benign in the winter months (author, personal observation).  The hypothesis that will be tested through this project is whether the ratio of adult recruits per spawner will increase if access to tributary habitat is significantly increased.

This project will further the goals of the Fish and Wildlife Program (FWP), through protecting at-risk, highly productive habitat, and through restoring migratory access to productive tributary habitats.  Columbia Basin Fish and Wildlife Authority - Fish and Wildlife Program 2000 states:

"Restorable habitat: Where the habitat for a target population is absent or

severely diminished, but can be restored through conventional techniques and

approaches, then the biological objective for that habitat will be to

restore the habitat with the degree of restoration depending on the

biological potential of the target population.  Where the target population

has high biological potential, the objective will be to restore the habitat

to intact condition..."

The Yakima Subbasin Summary provides direct support for this project in many locations.  Selected excerpts include the following:

“Goal 1.  Maintain and protect existing high quality habitat areas

Objective 3:  Maintain and restore habitat for all salmon and steelhead throughout their historic range.

Goal 2.  Restore degraded areas, and return natural ecosystem functions to the subbasin.

Objective 2:  Maintain and restore habitat necessary for sustaining critical life history stages including spawning, rearing and migration.

Strategy 7:  Develop new or improve existing fish passage facilities to allow full use of the existing habitat for salmonids within the Subbasin.

Goal 3.  Restore, maintain, and enhance fish and wildlife populations to sustainable levels and also, when applicable, harvestable levels.

Objective 12:  Maintain existing fish passage facilities and screens, construct fish passage where existing man caused barriers impede or prevent fish passage, and fabricate and construct fish screening facilities as necessary to protect the fisheries resources.”

This project complements other habitat and production efforts in the basin.  Fish supplementation intends to rebuild a natural-spawning population, which obligates managers to maintain and restore natural habitats in priority areas.  This project restores access to productive tributary habitats.  This project combines with other efforts to cover the most productive areas of the watershed.

d. Relationships to other projects

This project is a logical progression from BPA project #96FC96064 the Wilson Creek Riparian Zone Restoration Project, which strives to demonstrate that productive salmon habitat can coexist with viable agriculture.  To date, mostly on private land, 8,000 plants have been sown on over four miles of shoreline, a survey of the migration barriers and unscreened diversion in the lower 20 miles of the watershed has been completed, and several influential private landowners are now familiar with and support the project’s objectives.  The barrier survey was instrumental in developing project actions for this contract.  Most have either been fully implemented, or are now permitted.

A series of riparian and instream flow enhancement projects targeting streams in or bordering the Yakama Nation Reservation – and therefore primarily benefiting steelhead – include projects 199803400, 199803300, 199901300, and 199603501: “Re-establish Safe Access into Tributaries of the Yakima Subbasin”, “Restore Upper Toppenish Creek Watershed”, “Ahtanum Creek Watershed Assessment”, and “Satus Creek Watershed Restoration”, respectively.  Projects 5510800 (“Upper Yakima Tributary Irrigation Improvement”) and 5510900 (“Teanaway River Instream Flow Restoration”) both attempt to restore adult and juvenile passage to upper Yakima tributaries dewatered or blocked by irrigation diversions.  The Teanaway project is especially important because an acclimation site will be located on the North Fork of the Teanaway River.  Finally, projects 9105700 and 9200900 provide funds for the WDFW Yakima screen shop and the Yakima Project Office of the Bureau of Reclamation (BOR) to build and maintain screens on irrigation diversions and to maintain fisheries monitoring and enhancement facilities (fish ladders, the Chandler and Roza smolt traps, the Roza adult trap, etc.) owned by the BOR.

This project complements project #199006900, the Yakima Hatchery, which strives to rebuild naturally spawning/rearing stocks of anadromous salmonids.  The intent to rebuild natural runs obligates fish managers to maintain and restore watershed productivity.

Another complementary YIN riparian restoration project was implemented in 1995-96, in the Cowiche Creek watershed.  This project was funded through the Environmental Protection Agency with Clean Water Act Section 319 funds.  Again, demonstrating the benefits of maintaining riparian habitat on agricultural land was the goal.  Through this project, habitat restoration/protection occurred on 15 private parcels.  Meetings were conducted with 40 landowners.  A total of twelve presentations were given to the following groups: local science teachers (through the Education Service District), the Yakima Chapter of the Cattlemans Association, the local Cowiche Creek landowners (public meeting), the Yakima County Weed Board, the Yakima River Basin Watershed Council (YRBWC) Water Quality Committee and the Executive Committee, the Mission Brender Yaxsum Watershed Group, the Cowiche Canyon Conservancy annual meeting, the Cowiche Canyon Conservancy Earth Day Hike (two consecutive years), the Yakima Greenway Foundation Earth Day, and the Ellensburg Rotary Club.  In addition, the Cowiche project was highlighted at two riparian restoration workshops, one hosted by the Yakama Nation and another by the Chelan County Conservation District.  Informal presentations were given to school field trip groups as well.  At the end of the project, an instructional manual was created and given to interested landowners.  (Cowiche Creek Riparian Zone Restoration Project, Final Report)

Fish habitat management has received news coverage and public support through the riparian and hatchery projects.  However, educating private landowners about the benefits of healthy riparian habitat will have little effect on anadromous fish populations if the fish cannot access the habitat.  This project has already restored adult passage to ten miles in lower Wilson Creek.  Much additional work remains.

e. Project history (for ongoing projects)

Funding for this tributary access project was initiated in 1998.  In 1999/2000 the barrier and screening survey on lower Wilson Creek was completed.  Projects in 1999 included replacing a culvert (barrier) with a bridge on East Wilson Creek (CM 5) and constructing a rock weir on Wilson Creek (CM 1.75) to enable adult passage in a non-functional ladder. Work in 2000 included the preliminary design and permitting of the Wilson and Naneum Creek projects south of and including Bull Canal.  Permitting included a Biological Evaluation encompassing all the projects.  Of these projects, the screen/ladder on Bull Canal at Wilson Creek was completed ($540K), eliminating one large unscreened diversion/barrier.  Cost-share funding was obtained and preliminary design done to remedy the first two diversion dams (4-unscreened diversions) on Wilson Creek by constructing a pressurized system (one screened pump); two siphons on Bull Canal/Naneum Creek were engineered; screen and ladder options/pre-design were conducted on the remaining three sites.

Passage at the Tucker Creek barrier has been engineered, and cost-share funding obtained from the Salmon Recovery Funding Board to complete the project. A Biological Evaluation was written and submitted to satisfy ESA requirements and other permitting (i.e. HPA; 404) was initiated.

A barrier and screening survey was done on the lower 6-miles of Manastash Creek which included preliminary flow measurements to establish screen and ladder cost estimates on eight diversions. The first barrier on Coleman Creek was also assessed with the help of WDFW engineers.

The above projects were incorporated into a management plan completed in early 2001.

In addition to the projects included in the management plan, an initial survey of the diversions on Reecer/Currier creeks was done in anticipation of inclusion in the plan after further data is compiled.

f. Proposal objectives, tasks and methods

Products of this project include:

A report detailing the location, description and number of migration barriers and unscreened diversions in ten Yakima subbasin tributaries. This report will be provided in increments as addenda to the management plan and as surveys are completed.

Structures that provide migratory access for juvenile and adult anadromous salmonids, in all tributaries deemed economically feasible for fixing.

Irrigation diversion screens to provide safe access to tributaries, by preventing entrainment into irrigation ditches.

Conservation easements and property acquisition on habitats with high functional value.

Fencing to protect riparian habitat from improper grazing.

Quarterly reports on project efforts and results, including number of miles of tributary rearing habitat that is regained through the fishway/screening and habitat protection efforts.

# Objective 1:  Reestablish juvenile salmonid passage in lower Wilson Creek, Manastash Creek, Reecer Creek, Tucker Creek; and other listed tributaries in subsequent years.

# Task a:   Assess ownership along the relevant stream reach using county parcel maps.

# Task b:   Identify barriers and unscreened diversions on private land.

Task c:   Collect flow data at proposed sites to establish a baseline for the engineering of fish screens and passage facilities; research status of water rights / use.

Task d:   Consult with WDFW or contract with a private engineering firm for pre-design

Task e:   Contact and engage private landowners in reviewing options including land purchase, if appropriate.

Task f:   Contract for engineering and design specifications.

Task g:  Initiate permitting.

Task h:  Develop easement/sale agreements with willing landowners.

Task i:  Develop and complete contracts for work and/or land purchase with chosen contractors and/or participating landowners.

Task j:  Cost-share with pre-approved funding from the eastern  Washington Regional Fisheries Enhancement Group and SRFB funding.

Task k:   Seek additional cost-share funding for fishway/screen construction from the BOR, the USFWS, and the Natural Resources Conservation Service.

Task l:   Construct fishways and irrigation diversion screens to regain access to lower Wilson, lower Manastash and Tucker Creeks by 2004; include Reecer Creek and other tributary projects as warranted by previous completion schedules or new prioritization data.

Objective 2: 	Conduct field surveys to map, measure, photograph and describe migratory barriers and unscreened diversion in ten tributaries in the Yakima subbasin as a long-term effort to keep projects in the “pipe line.”

Task a:  Collect maps and ownership information, formulate data sheets.

Task b:	 Obtain permission to access private properties.

Task c:	 Conduct field surveys.

Objective 3:	Complete reports on the conclusions from the barrier and diversion surveys to be incorporated as portions of the management plan

.

Task a:	  Develop draft tributary barrier reports, circulate for peer review.

Task b:  Circulate final reports to other fish managers and irrigation district personnel.

Objective 4:	Formulate action plans to remedy passage problems.  Develop recommendations based upon cost/benefit analysis from the survey reports which consider consolidation of diversions and water conservation plans.

Task a:  Calculate cost per unit of habitat gained in individual reaches within each tributary.

Task b:  Collect input from other fish managers on findings of the report.

Task c:  Finalize fishway and screen construction plan, based on calculations, input from other fish managers, and biological criteria, including proximity in the watershed, habitat conditions in the subject tributary, access concerns from the mainstem and water quality in the tributary.

Objective 5:	Construct fishways at migration barriers, and reliable screens at gravity-fed diversions, to regain more than 100 miles of tributary habitat (Tasks from Objective 1 will be repeated in all tributaries or reaches selected in upcoming years).

Task a:	  Secure all applicable permits.

Task b:	  Draft statements of work, circulate to contractors, request bids from same.

Task c:	  Receive bids; award contract(s).

Objective 6:	Protect, perpetuity, the most productive riparian and instream habitats in the re-accessed habitats through conservation easement and property purchase.  Protect habitat from grazing through fencing.

Task a:  Develop tentative list of purchases and fencing projects based upon risk of permanent habitat loss, and current/potential habitat function.

Task b:  Contact landowners to solicit involvement, based upon willing seller- willing buyer approach.

Task c:  From list of interested sellers, develop MOA's with each to initiate the appraisal and hazardous materials assessment process.

Task d:  Compare funding limitations to amount of potential habitat to acquire under different scenarios.

Task e:  If necessary, conduct Habitat Evaluation Procedures to prioritize parcels for purchase.

Task f:	 Finalize purchases and construct fences.

Objective 7:	Monitoring:

The vast majority of the habitat in the ten candidate tributaries has been lost over the last 140 years due to irrigation development.  A critical project assumption is that restoring access to as much tributary habitat as is feasible (based upon the findings of the barrier reports completed in year #1) will result in greater fish productivity in the entire watershed.  Reconnected habitat will be recolonized through migration from the mainstem.  Thus another critical assumption is that these juvenile fish will move upstream into these habitats, and that adult fish will stray into the same.  These last two assumptions are supported by local evidence; the Yakima Species Interaction Study has found Yakima mainstem-spawned juvenile fish that moved roughly 20 kilometers up associated tributaries where barriers were not present.

Task a:  Conduct snorkle, beach seine, or electrofishing surveys in treated tributaries, utilizing presence/absence surveys.

Task b:	 Conduct redd surveys in treated tributaries.

Task c: Incorporate findings into EDT model.

Objective 8:	Document progress of project

Task a:	 Prepare quarterly reports, forward to BPA and other interested parties.

g. Facilities and equipment

The project will utilize the existing YN facilities. Vehicles will be leased through GSA.  Typical field equipment is available through the YN fisheries program.  No special or high-cost equipment will be required.

h. References

1. Columbia River Intertribal Fisheries Commission, Wy Kan Ush Me Wa Kish Wit.

2. Washington Department of Fish and Wildlife.  1997.  Policy of Washington Department of Fish and Wildlife and Western Washington Treaty Tribes Concerning Wild Salmonids.

3. Yakima River Watershed Council, a 20/20 Vision for a viable future of the water resource of the Yakima River Basin, Draft of October 1997

4. Confederated Tribes and Bands of the Yakima Indian Nation, Washington Department of Fisheries, and Washington Department of Wildlife.  1990.  Yakima River Subbasin Plan.  Columbia Basin Fish and Wildlife Authority.

5. Eitemiller, D.,H. Fraser, A. Sullivan & M. Uebelacker.  1995.  Traditional Resource Patterns in the Upper Yakima River Basin.  Geography Department, Central Washington University for Yakima Resource Management Cooperative,  Ellensburg Washington.

Koch, G.  1996.  Cowiche Creek Riparian Zone Restoration Project Final Report.  Submitted to the Environmental Protection Agency.  Yakama Nation Fisheries Resources Program.

Harvester, P.  December 1997.  Personal Communication

9. Pearsons, T., G. McMichael, S. martin, E. Bartrand, M. Fischer, S. Leider.  1994.  Yakima River Species Interactions Studies.  Annual Report 1994.  DOE-BP-99852, Bonneville Power Administration, Portland, Oregon.

Easterbrooks, J.  November 1997.  Personal Communication

CBFWA – FWP 2000

Yakima Subbasin Summary, 2001

# Section 10 of 10. Key personnel

The primary contact for the project is Scott Nicolai, Habitat Coordinator, YN YKFP.   Duties include project oversight.  Qualifications include Masters Degree in Natural Resources Management, ten years experience working in the field of fisheries habitat management, project oversight on five large habitat restoration projects and numerous small projects.  Current employer is the Confederated Tribes and Bands of the Yakama Indian Nation.  Job completions include the Cowiche Creek Riparian Zone Restoration Project, the lower Wilson Creek barrier/diversion survey report, the Brunson bioengineering bank stabilization and riparian habitat restoration project, and the Teanaway Junction Side Channel enhancement project.  Additional ongoing job requirements include oversite of BPA project #9705100 – “Yakima Side Channels”, BPA project #9705200 - Enhancement Between Selah & Union Gaps and review and comment on SEPA documents, NEPA documents, Shoreline, Hydraulics and 404 permits, and Growth Management Act Plans.  Also tracks and provides technical input to local Watershed Councils.

In addition to Mr. Nicolai, Henry Fraser, also employed by the Yakama Nation Fisheries Program, will be instrumental in contacting and talking with landowners, conducting field surveys, acquiring permits, and initiating the contracting process. His background includes a Masters Degree in Resource Management. He has worked on various aspects of this project since Oct. 1999.

Inasmuch as the project has substantial support from the Washington Department of Fish and Wildlife, coordination will occur with that agency. Personnel involved in the project from WDFW will include John Easterbrooks, who formerly coordinated the screening program for eastern Washington, and Pat Schille who currently runs the WDFW “Screen Shop.”  Richard Visser and Brent Renfrow, area habitat biologists for Yakima and Kittitas Counties respectively, will provide guidance as needed, as will Bruce Heiner and Tony Whiley, WDFW screen and passage engineers.