Project ID:	200003800

Title:	Design and Construct NEOH Walla Walla Hatchery

# Section 9 of 10. Project description

- Abstract

In the mid to late 1990's CTUIR, ODFW, and WDFW began implementing a comprehensive Walla Walla Fisheries Restoration Plan.  Funding for the structural fish passage (ladders and screens) and habitat enhancement is being provided by BPA and the US Army COE.  Flow enhancement studies are being funded by the US Army COE.  Artificial production facilities, an integral part of the restoration plan, are being proposed under this BPA funding proposal.  Completed and ongoing passage, flow, and habitat improvements are expected to greatly enhance the benefits of the proposed hatchery project.

This project will provide incubation and rearing capabilities for approximately 500,000 spring chinook salmon and acclimation/release of 100,000 summer steelhead into the South Fork Walla Walla River.  A Umatilla Hatchery Satellite Facility for spring chinook adult holding and spawning for the Umatilla and Walla Walla Basin programs already exists at the proposed South Fork Walla Walla River project site.  The existing facility includes water intake and effluent treatment systems that are sized to accommodate the proposed new production facilities.  Project master planning, NEPA compliance, final designs, and the NPPC project review process are scheduled for FY 2001 and 2002. Construction of Walla Walla spring chinook production facilities is proposed for FY 2002.  Upon completion, the facility will be operated under the existing Umatilla Hatchery Satellite Facilities O&M project #8343500.  The project is necessary to achieve spring chinook and summer steelhead adult return objectives to the Walla Walla Basin.

- Technical and/or scientific background

Historically, summer steelhead and spring chinook salmon runs were once abundant in the Walla Walla River Basin.  Today, spring chinook salmon are extinct and summer steelhead runs are significantly reduced.  Summer steelhead are listed as threatened under the Endangered Species Act.  Historical run sizes were estimated at 4,000-5,000 adults, but natural steelhead returns are currently at approximately 350 to each of the Oregon and Washington portions of the basin (CTUIR et al., 2001).  Losses have generally been attributed to the development of mainstem hydroelectric dams and agriculture and irrigation practices within the Walla Walla Basin.

The CTUIR and ODFW began developing comprehensive plans to enhance steelhead and re-establish salmon runs in the Walla Walla Basin to partially mitigate for these losses in 1990 (Walla Walla Subbasin Plan).  The fish restoration plan included fish passage improvements, instream flow enhancement, instream riparian habitat enhancement, and artificial propagation.  Many of these improvements have been completed or are ongoing.

In conjunction with habitat and passage condition improvements, CTUIR and ODFW recognize that additional fishery management strategies such as harvest regulation and artificial propagation will be required in order to re-establish salmon runs and rebuild steelhead populations.  The 1993 draft Walla Walla Hatchery Master Plan identified the need for a production program to reintroduce the extirpated spring chinook population and supplement the depressed summer steelhead population.

Current low population size is identified as a limiting factor for spring chinook and summer steelhead production in the Walla Walla Subbasin (CTUIR et al., 2001).  Artificial propagation is recommended to increase the parental base from which to build returns for natural production and harvest.

The current proposal calls for hatchery facilities to accommodate a Carson stock spring chinook production level of approximately 500,000 smolts to be released at the South Fork Walla Walla Facility site and possibly upper Mill Creek in Oregon.  Spring chinook are planned to be reared at low densities, a high importance recommendation included in a NMFS natures rearing parameters assessment done in 1999.  Until flow and habitat production potential is better defined no production is proposed for the Touchet River at this time until flow and habitat production potential is better defined.  The WDFW is currently assessing this under project number 901100 (Assess Fish Habitat and Salmonids in Washington).  This proposal also calls for production of 100,000 summer steelhead (utilizing endemic Walla Walla broodstock) to be reared at Umatilla Hatchery and released at the South Fork Walla Walla site for supplementation of natural production and potential development of fisheries.  The fish trap at the Nursery Bridge fish ladder located approximately ten miles below the hatchery facility at Milton-Freewater will function as the broodstock collection facility for both spring chinook and summer steelhead.  This is an ideal broodstock collection site because weirs or racks will not have to be set up annually and the mainstem location will provide a good representation of an Oregon endemic steelhead stock.  The steelhead supplementation strategy will be similar to the successful Umatilla program where 100% natural broodstock is used annually.

Facilities constructed under this project will specifically address juvenile production and acclimation/release needs that are essential to achieving the overall Walla Walla Basin natural and hatchery production goals as outlined in the Draft Walla Walla Subbasin Summary (CTUIR et al., 2001).  When completed, the facilities will allow fish managers to: 1) achieve the juvenile summer steelhead and spring chinook production necessary to meet adult return goals for the Walla Walla River Basin, 2) acclimate/imprint all smolts for increased survival and homing, and 3) release juveniles in targeted areas for re-establishment of natural production and harvest.

A Umatilla Hatchery satellite facility for adult spring chinook holding/spawning already exists on the South Fork Walla Walla River.  A hatchery facility at this site would add the necessary spring chinook incubation and rearing capabilities for the Walla Walla production program.  Summer steelhead acclimation and release (to occur in May annually) is expected to occur in the same ponds utilized by spring chinook following their release (to occur in April annually).  The existing facility was designed and constructed with the proposed additions in mind.  The current operations include available land, water intake, effluent settling pond, some housing, another associated facilities that will accommodate the proposed additional incubation and juvenile rearing functions.

Montgomery Watson Americas Inc., under contract with BPA, produced two reports in 1992 (Draft Siting Report and Draft Conceptual Design Report) pertaining to the NEOH Project.  One report evaluates site locations and provides conceptual designs for NEOH fish facilities and the second report discusses existing facilities and their potential for expansion, and documents the site/screening process used for NEOH facilities.

c. Rationale and significance to Regional Programs

The South Fork Walla Walla Hatchery will produce approximately 500,000 spring chinook yearling smolts for release into the South Fork Walla Walla River and possibly Mill Creek. Based on a spring chinook smolt-to-adult return estimate of 0.5%, approximately 2,500 adults will return to the Walla Walla subbasin.  The project will also acclimate and release 100,000 summer steelhead smolts into the South Fork Walla Walla River.  Based on a smolt-to-adult return estimate of 1.0%, approximately 1,000 adult steelhead will return to the Walla Walla Subbasin.

As stated in Section 9.b., artificial propagation is a key element in the comprehensive Walla Walla fisheries restoration program and is required in order to achieve spring chinook and summer steelhead natural production, broodstock, and harvest objectives in the Walla Walla Subbasin Summary (CTUIR et al., 2001).  Adult return objectives to the mouth of the Walla Walla River are 5,500 and 5,650 spring chinook and summer steelhead respectively.  Current returns for spring chinook are at zero and summer steelhead are at approximately 350 (15% of estimated historic levels) in the Oregon portion of the Walla Walla Basin where supplementation is proposed.

This proposal for hatchery production for the Walla Walla River was identified in the 1994 Council Fish and Wildlife Program under Section 7.4.L.  Facilities constructed under this project will be an essential part of comprehensive Walla Walla River fish restoration plans developed by CTUIR, ODFW and WDFW in cooperation with the Council, BPA, US Army COE, Bureau of Reclamation (BOR), NMFS, and various irrigation districts and private landowners.  The project will increase smolt production and will directly increase returns and survival of salmon and steelhead to the upper Columbia River Basin which is consistent with the Council's Fish and Wildlife Program, U.S. vs. OR Columbia River Fish and Wildlife Plan and the Pacific Salmon Treaty.

This project also addresses the Council’s basin-level biological objectives listed in the 2000 Fish and Wildlife Program.  More specifically, the project objective of assisting in spring chinook restoration by producing more smolts and ultimately more returning adults directly addresses Section III. C.2.a.1. (Increase total adult salmon and steelhead runs above Bonneville Dam by 2025 to an average of 5 million annually in a manner that supports tribal and non-tribal harvest).  Also in Section III. D. 4, the primary strategy for artificial production states that artificial production can be used to compliment habitat improvements and replace lost salmon and steelhead.

Strategy 6 (use artificial propagation to reintroduce Carson stock spring chinook into the Walla Walla subbasin to provide natural production harvest) in the Walla Walla Subbasin Summary (CTUIR et al., 2001) specifically identifies actions directly related to this hatchery proposal.  Action 6.1 calls for construction of a spring chinook hatchery and acclimation  facilities.  Action 6.3 calls for completion of appropriate pre-construction hatchery planning as per NPPC and other processes.  Action 7.2 calls for rearing of 100,000 steelhead smolts at Umatilla Hatchery for acclimation and release in the South Fork Walla Walla River.

- Relationships to other projects

The comprehensive nature of the Walla Walla spring chinook restoration program will greatly enhance the benefits from the hatchery component (this proposal).  Other projects completed to date address the major in-basin factors that originally lead to the demise of spring chinook and reduction of summer steelhead.  Description of specific completed and ongoing projects follow.

Two major diversion structures were removed in 1997 at Marie Dorian Dam on the upper mainstem Walla Walla River and Maiden Dam on the lower Touchet River.  New fish ladders and screens at Burlingame and Little Walla Walla diversions and a new ladder at Nursery Bridge Dam was completed in 1998 to 2001. In addition, adult passage improvements at Hofer Dam on the Touchet River are scheduled for 2002.

The COE completed a storage reconnaissance study in 1992 and analyzed a number of flow enhancement options in their 1997 Walla Walla River Watershed Reconnaissance Report.  Instream flow augmentation options discussed in the latter document include consolidation and conservation of irrigation delivery systems, purchase of water rights, upstream storage, and water exchange.  Some water conservation and ditch consolidation projects are ongoing. Through agreements with the U.S. Fish and Wildlife Service, major irrigation operators were required to maintain 10-13cfs of additional instream flows in sections of the mid-mainstem Walla Walla River to improve fish flow passage conditions beginning in 2000.  Additional instream flow from this effort is expected in subsequent years.  The fish passage and flow enhancement efforts above are expected to greatly increase the benefits of the proposed Walla Walla Hatchery project.

There are a number of stream channel and riparian zone habitat improvement efforts currently underway in the subbasin.  These include habitat projects being implemented by CTUIR, ODFW, US Army COE, and WDFW as well as by local conservation districts, the Walla Walla Basin Watershed Council and private entities.  Conservation districts in Walla Walla and Columbia counties have also implemented programs to reduce erosion and sediment yield from farmed land.  The 1997 COE report also identifies habitat improvement options for implementation in the basin including levee setbacks to allow for flood plain flow storage and riparian zone restoration.  All of these efforts will improve habitat for natural production of the target species of the proposed hatchery project.

The project, when complete, will require a great deal of cooperation and coordination among many other projects. CTUIR will operate the facilities in cooperation with ODFW as part of the Walla Walla Basin artificial production program.  ODFW currently operates the Umatilla Hatchery O&M project #8903300 (CTUIR operation transition expected in 1 to 2 years) which will receive the Walla Walla summer steelhead eggs for incubation and rearing prior to release back at the South Fork Walla Walla Hatchery site.  The proposed Umatilla Hatchery Supplement (#8805302), also located at the South Fork Walla Walla site will transfer Umatilla spring chinook production to juvenile acclimation facilities in the Umatilla Basin; therefore freeing up raceways for the final rearing and acclimation of Walla Walla steelhead received from Umatilla Hatchery.

Several projects will work closely together to monitor the success of spring chinook restoration. The Walla Walla Basin Fish Passage Operations Project (20139) will operate and monitor passage facilities to ensure proper passage conditions, provide monitoring to assess adult returns to the Oregon portion of the Walla Walla River and collect broodstock at the Nursery Bridge trap facility.  The Walla Walla Basin Natural Production M & E Project (20139) will conduct extensive spawning ground and juvenile rearing and outmigration surveys to assess supplementation success.

The Umatilla Hatchery Satellite Facilities Operation and Maintenance project (#8343500) currently operates a spring chinook holding and spawning facility at the proposed South Fork Walla Walla site. Operations include holding/spawning for the Umatilla program and adult holding/outplanting for the Walla Walla program (pending availability of surplus adults).  It is anticipated that this existing project will also pick up operations and maintenance and M&E (production, monitoring and coded-wire tagging) at the proposed Walla Walla Hatchery.

e. Project history (for ongoing projects)

The NPPC 1987 Columbia Fish & Wildlife program, measure 703 (f) (5), authorized the planning, design, construction, operation, maintenance and evaluation  of artificial production facilities to raise chinook salmon and summer steelhead for enhancement and restoration of fish runs in Northeast Oregon including the Walla Walla River Basin.  This measure is known as the Northeast Oregon Hatchery Project (NEOH).

This project began in 1989 as a part of the NEOH Project and included involvement in planning, siting, and design for the projects in the Umatilla, Walla Walla, Grande Ronde, and Hood River Basins.  In 1997 the Umatilla/Walla Walla components were split from the rest of the NEOH subbasins but retained the same project number.  In FY 2000, the Umatilla and Walla Walla projects were separated in order to clearly propose distinct actions for both the subbasins.  The Umatilla component (now known as Umatilla Hatchery Supplement Design and Construction) will retain the same project number (8805302) and the Walla Walla component received a new project number (20138) starting in FY 2000.

Products to date include draft master plans and conceptual design reports.  Specific project costs through the early 1990’s were hard to track because the project included multiple objectives from other previous NEOH subbasins beyond the current Walla Walla project scope.  The only project costs which have occurred in the last five years have been in FY 2001 and are expected to be about $100,000 for completion of master planning and initiation of the NPPC project review process.

The NEOH Walla Walla hatchery project was not pursued in early the 1990’s due to the fact that most of the above described passage improvement and flow enhancement efforts were not under way.  Now that major fish passage and habitat enhancement has been completed and more is ongoing, CTUIR is proposing to implement artificial propagation  measures to assist in the comprehensive effort to restore salmon and steelhead runs in the Walla Walla Basin.  The current schedule calls for master planning and NPPC review process in 2001 and 2002 and construction in 2002.

f. Proposal objectives, tasks and methods

Objective 1: Assist in Walla Walla Basin spring chinook and summer steelhead restoration program by providing spring chinook hatchery production and acclimation/release for summer steelhead.

Task 1.a.&b.  Finalize plans and designs for spring chinook hatchery to produce incubation and rearing for approximately 500,000 smolts and for acclimation/release for 100,000 summer steelhead.

Methods:  The NPPC three-step review process for new and artificial propagation projects will be followed and is expected to be completed in FY 2001 and 2002 prior to construction.  The Walla Walla Hatchery Master Plan will include detailed production plans and required facilities, a risk assessment and monitoring and evaluation plans.  A spring chinook adult holding and spawning facility already exists at the project site.  While designing the facility, preliminary plans and designs for the proposed hatchery on the South Fork Walla Walla River were discussed and incorporated into the brood facility designs.  CTUIR, ODFW, BPA, NMFS, engineers, architects, and other interested parties will meet as necessary to discuss final designs for the hatchery.  A BPA-selected engineering firm will be utilized to develop facility final designs and more detailed cost breakdown for facilities as called for in the planning process.

Task 1.c.&d.  Construct incubation and rearing capabilities to produce approximately 500,000 spring chinook smolts and acclimation/release ponds for 100,000 summer steelhead at the South Fork Walla Walla facility.

Methods:  Once final designs are completed, BPA will put the project out for bid and select a contractor(s).  Construction is scheduled for completion in FY 2003.  CTUIR, the operator of the proposed facility, will coordinate with engineers and contractors during the construction to ensure various needs and details are met.

g. Facilities and equipment

Facilities proposed for construction under this project include incubation and rearing for spring chinook and acclimation/release for summer steelhead.  A Umatilla Hatchery satellite facility for adult spring chinook and summer steelhead holding/spawning already exists on the South Fork Walla Walla River.  A hatchery facility at this site would add the necessary capabilities for the Walla Walla production program needed to achieve Walla Walla spring chinook and summer steelhead adult return goals stated in the subbasin summary.

“Phase I” of the South Fork Walla Walla facility was constructed in 1997 to hold and spawn spring chinook salmon.  While planning and designing the brood facility, preliminary plans and designs were discussed for the hatchery and they were incorporated into the designs for the brood facility.  The brood facility was designed so that incubation and rearing capabilities could be added in the future.  The pump house was constructed to allow for additional flow requirements.  The water treatment and generator systems were designed to allow for additional equipment etc.

The existing facility includes a water intake system with automatic screen cleaning, pump station having a pumping capacity of 18,500 gpm, brood pond effluent water ozone treatment system, pollution abatement pond, five adult holding ponds (each 90x10x10 feet), mechanical fish crowder, standby generator, chemical storage and spawning buildings, two office spaces, and two homes for fisheries technicians.  The spawning building includes a fish lift, electroshock anesthesia system, sorting and spawning facilities, wet and dry rooms, walk-in cooler/freezer, office space and restroom.  In addition, there are two computers for monitoring the facilities operations.

Other facilities needed include: 1) incubation/early rearing building which would house approximately 21 eight tray vertical incubation units to accommodate approximately 700,000 eggs and approximately 22 start troughs (60 cf each) for early juvenile rearing, 2) additional ozone generators to treat the influent water to the incubators and start troughs, 3) approximately 22 raceways (3,000 cf each) for final rearing, 4) additional pump(s) to increase water flows to approximately 25,200 gpm, 5) additional generator to accommodate more pumps, ozone generators, etc., 6) shop building, 7) freezer for feed storage, and 8) two additional houses for hatchery technicians.

A fish pump will be needed for loading fish transport units.  Fish transport for juvenile steelhead from Umatilla Hatchery to the proposed South Fork Walla Walla Hatchery is anticipated to be provided by existing ODFW fish liberation trucks.  Transport of spring chinook and steelhead broodstock from the trap near Milton-Freewater to the proposed facility is expected to be done with the existing fish passage operations (#20139) 3,000 gallon truck.   In addition, a 3,000 gallon fish tanker truck for transport of juveniles or adults will be provided as a cost share by CTUIR.  Two or more GSA vehicles will be required for transport of personnel and supplies.  Other items needed include trash pumps, pressure washer, forklift, fish feeders, etc.  Operation and maintenance of these facilities will be provided by project number 8343500 and some equipment presently being used under that project will be available for use at the hatchery.  This includes a microscope, platform scales, weed eaters, sprayers, etc.  Many items purchased under project 8343500, such as table saw, Hilti drill, etc. will be moved to the hatchery where it is anticipated the shop for both the Umatilla and Walla Walla programs would be located.  The combined operation and maintenance for both Umatilla and Walla Walla satellite facilities should provide for more simplified contractual arrangements and economy.

h. References

| Reference (include web address if available online) | Submitted w/form (y/n) |
| --- | --- |
| Columbia River Inter-Tribal Fish Commission. 1995. Wy-Kan-Ush-Mi Wa-Kish-Wit, Spirit of the Salmon. The Columbia River Anadromous Fish Restoration Plan of the Nez Perce, Umatilla, Warm Springs and Yakama Tribes, Volume I and II. Columbia River Inter-Tribal Fish Commission, Portland, Oregon. | N |
| Confederated Tribes of the Umatilla Indian Reservation et al. 2001. Draft Walla Walla Subbasin Summary. Submitted to Northwest Power Planning Council, Portland, Oregon. | N |
| Confederated Tribes of the Umatilla Indian Reservation. 1998. Draft Umatilla Hatchery Supplemental Master Plan. Prepared for Bonneville Power Administration, Portland, Oregon. | N |
| Confederated Tribes of the Umatilla Indian Reservation and Oregon Department of Fish and Wildlife. 1990. Columbia Basin System Planning, Walla Walla Subbasin, September, 1990. Submitted to Northwest Power Planning Council and Columbia Basin Fish and Wildlife Authority, Portland, Oregon. | N |
| James M. Montgomery Consulting Engineers, Inc. 1992. NEOH Conceptual Design Report. Prepared for Bonneville Power Administration, Portland, Oregon. | N |
| James M. Montgomery Consulting Engineers, Inc. 1992. NEOH Siting Report. Prepared for Bonneville Power Administration. | N |
| National Marine Fisheries Service. 2000. 2000 Biological Opinion for the Federal Columbia River Power System. National Marine Fisheries Service, Portland, Oregon. | N |
| Northwest Power Planning Council. 2000. 2000 Columbia River Basin Fish and Wildlife Program. Northwest Power Planning Council, Portland, Oregon. | N |
| Northwest Power Planning Council. 1994. 1994 Columbia River Basin Fish and Wildlife Program. Northeast Power Planning Council, Portland, Oregon. | N |
| U.S. Army Corps of Engineers, 1997. Walla Walla River Watershed, Oregon and Washington – Reconnaissance Report. U.S. Army Corps of Engineers, Walla Walla District, Walla Walla, Washington. | N |
| (Replace this text with your response; use regular Word commands to add/del/move rows) |  |

# Section 10 of 10. Key personnel

### Name & Position:  Gerald D. Rowan, Artificial Production Biologist, 1 FTE

Education:

1972-1974.  Oregon State University, Corvallis, Oregon.  Graduate work in Department of Fisheries and Wildlife.  Major field in fisheries science.  Integrated minor in oceanography, statistics, and zoology.  Thesis topic: Effects of Temperature and Ration Size on the Growth of Juvenile Chum Salmon (Oncorhynchus keta) in Salt Water.

1967-1971.  Oregon State University, Corvallis, Oregon.  Undergraduate work in Department of Fisheries and Wildlife.  Major field in fisheries science.  Integrated minor.

Work Experience:

1990 to present.  Artificial Production Biologist, CTUIR, Pendleton, Oregon.  Responsible for all project activities including development of annual work statements and budgets, writing quarterly and annual reports, purchasing supplies and materials, data collection and summarization, work scheduling, coordination and operation of juvenile acclimation/release and adult holding/spawning facilities, etc.  In addition, helped to plan and design new Umatilla Hatchery satellite facilities including juvenile acclimation and adult holding/spawning facilities.

  - Freshwater Facilities Manager, Anadromous Inc., St. Helens, Corvallis and

Ft Creek, Oregon.  Responsible for all aspects of managing three freshwater hatcheries including feed and growth programming, vaccination, grading, egg and juvenile and adult transport operations, fish health monitoring and egg and fish treatments, tagging operations, ordering supplies and materials, hiring and firing, adult holding and spawning, incubation, water quality monitoring, etc.  Worked with coho, fall and spring chinook salmon and atlantic salmon.

  - Oregon Aqua Foods, Newport, Toledo and Springfield, Oregon.  Worked

as general fish culturist at Newport and Springfield facilities and as fresh water hatchery manager at Toledo facility.  Duties as fresh water manager included all aspects of managing a freshwater hatchery.  Worked with rainbow trout, chum, pink, coho and chinook salmon.

1975.  Aquaculturist, Sand Point Aquaculture Program, Sand Point, Alaska.  Responsible for overall development of fish culture program at a small high school.  Taught course in fish husbandry, built and operated a small demonstration hatchery, and assisted in initial development of fish culture curriculum for state school system.

Publications:	Have co-written one project annual report and have written ten annual reports

Name & Position: Chris Dearing, Maintenance Supervisor, 1.FTE

Education:

1998. Walla Walla Community College, Walla Walla, WA.  Undergraduate studies in electricity and irrigation technology.

1981-1984. Henley High School, Klamath Falls, OR. Emphasis on vocational courses including basic carpentry and welding.

Work Experience:

1998-present.  Satellite Facilities Maintenance Supervisor, CTUIR, Pendleton, Oregon.

  - Maintenance Supervisor, Umatilla Housing Authority, Pendleton, Oregon.

- I-90 Sound Walls, Kiewit Pacific Company, Spokane, Washington.

  - Whitworth College Addition, Goebel Construction, Spokane, Washington.

  - Maintenance Supervisor/HIP., CTUIR, Pendleton, Oregon

  - Construction Crewleader, U.S. Navy Sea Bees, Port Hueneme, California.

Certified Training:

- Completed four day course in pump operation and maintenance.

- Housing and Urban Development.

1995.  Oregon-Washington-Idaho Carpenters Apprentice Program.

1995.  UBC Construction Steward.

1992.  CABO Electrical Code Workshop

1991.  CABO One and Two Family Dwelling Codes

1990.  Builder “C1” Advanced-Class 90020

1990.  Seabee Construction Management Course.