Project ID:	25023

Title:	Yakima-Klickitat Fisheries Project - Manastash Creek Passage & Screening

# Section 9 of 10. Project description

a. Abstract

The proposal is to restore safe passage for spawning and rearing populations of anadromous fish to the Manastash Creek watershed.  This will require providing upstream passage over 4 irrigation dams and correcting five associated unscreened diversions.  Because of the complex nature of this project, it will be necessary to implement it in two phases.  The design phase is being initiated by the Yakama Nation Fisheries program under an on-going BPA grant, and will evaluate alternatives for diversion consolidation as well as alternatives for water transfers.  Conceptually it would be a far better expenditure of rate-payer dollars to provide a portion of the irrigation water supply from the mainstem Yakima River (which has excess summer flows in the affected reach) and retain more flow in the tributary stream.  The most practicable alternatives will be constructed in the second phase.

The Manastash Creek drains a 100 square mile watershed, much of which lies within state wildlife lands, Wenatchee National Forest and commercial forest lands.  The lower five miles of stream have been channelized in many places but the upper 35 miles (mainstem and two forks) are in good condition.   Manastash Creek is known to have produced steelhead, coho and spring chinook salmon historically.  Bull trout would have been present in the original species association of the watershed.  The main factors limiting anadromous fish production in Manastash Creek are presently the barriers/impairments to passage presented by the irrigation dams, their associated unscreened diversions which entrain juvenile fish, and the diversion of 100% of stream flow during the summer/fall irrigation season between stream miles 1.5 and 4.9.   The watershed is restorable for spawning and rearing of steelhead, coho and spring chinook (BPA 1990).

The confluence of Manastash Creek with the Yakima River is downstream from the BPA Yakima Fisheries Project’s Cle Elum Hatchery and its associated three acclimation facilities.  Restoration of fish passage into this tributary watershed complements the BPA Yakima Fisheries Project. Anadromous fish restoration in Manastash Creek was identified early on as an element needed in the BPA Salmon and Steelhead Production Plan (Supplement 1, September 1990).   The 2001 Yakima Sub-basin summary identifies the need to restore historical production areas such as Manastash Creek.

b. Technical and/or scientific background

The proposal is to restore safe fish passage for spawning and rearing populations of steelhead, spring chinook and coho throughout the Manastash Creek watershed.  Work will include providing adult and juvenile fish passage over four irrigation diversion dams and providing fish protection screening for the five unscreened irrigation diversions associated with the four dams.  In addition, the project will improve instream flows in Manastash Creek through use of alternative water sources and transfer of water and water rights.  At present,  Manastash Creek is typically diverted dry between RM 1.5 and 4.9 from July to November.

Because of the complex nature of this project, it is proposed to be implemented in two phases and will be a collaboration of several entities.  The first phase would include design and engineering for correction of the passage, screening and instream flow problems.  The Yakama Nation will be the lead agency on the first phase and has begun working on the initial data collection and collaboration with WDFW.  The second phase would include any necessary design refinement and the actual construction of passage, screening and water improvements.  WDFW would be the lead agency on the second phase.

Upstream passage of steelhead into Manastash Creek has been impaired for many years by four to five diversion dams (five dams prior to 1996).  Upstream passage of steelhead is possible only during relatively brief periods of favorable springtime high flows.  Upstream passage of spring chinook and coho has been blocked by the diversion of essentially all stream flow in the reach between RM 1.5 and RM 4.9 during the time these fish typically migrate upstream.  When streamflow is present during early summer and late fall, upstream passage over the diversion dams is problematic (for spring chinook and coho) at the typical flow conditions.  A flood destroyed the largest, most impassible irrigation dam in 1996.  Passage at that site is now greatly improved (though not perfect).   The waters of Manastash Creek have been over appropriated.  Although the court has not yet issued a final order, water rights have been quantified as part of the Yakima Basin general adjudication. The main factors limiting anadromous fish production in Manastash Creek are presently the barrier irrigation dams, the associated unscreened diversions, and the dewatering of approximately three and a half miles of channel by summer and fall irrigation withdrawals.

Development of a collaborative passage, screening and instream flow plan is in the initial stages.  The Yakama Nation has collected preliminary information and will provide the lead in developing the plan as part of an on-going BPA grant to “Reestablish Safe Access into Tributaries of the Yakima River Subbasin” (Grant #199803400). Restoring instream flows is a complex task and will require intense collaboration with Manastash water users, the Kittitas Reclamation District, the Westside Irrigation District, the Bureau of Reclamation, Washington Department of Ecology, the Yakima Superior Court, the Yakama Nation and WDFW. Water/water rights can be transferred to serve the lands presently irrigated with water from  Manastash Creek with water from the Yakima River instead.  (The Yakima River in the Kittitas Valley during the summer irrigation season has unnaturally high flows due to reservoir releases.  Routing river water to serve Manastash Creek diverters will not harm river flows)  Water would be conveyed from Bureau of Reclamation project facilities via the Kittitas Reclamation District’s (KRD) Southbranch canal and the Westside Canal Company canal.  Some conservation improvements will be necessary to the KRD facilities to create sufficient conveyance capacity during peak use periods.  The cost of these modifications would be partially offset by savings on screening costs.   This concept has been discussed for many years and was proposed in the Yakima River Subbasin Plan (BPA 1990).  Design work has not yet been done, however KRD recently developed a draft conservation plan (as part of the Title XII-Yakima River Basin Water Conservation Program), and is working with Bureau of Reclamation staff to incorporate restoration of flows to Manastash Creek as an element in the plan.  Additional design work would be done as part of this project.  Construction of this projects proposed fish passage and screening efforts will be coordinated with the Title XII water conservation improvements

This project will provide fish passage over the irrigation dams by constructing a series of passable weirs in the channel at each site.  (The height of the upstream weir would be set to provide adequate head for the irrigation diversions at low streamflow.)  The unscreened diversions will be reconfigured and equipped with self-cleaning fish screens suitable for remote sites.  There are options for consolidating points of diversion and screening facilities but more design work is needed before it can be determined which options are most practicable.

WDFW law enforcement and habitat programs will perform initial compliance monitoring of passage and screening requirements.  Monitoring the long term success of the project will be performed by Yakama Nation Fisheries program and will include annually checking the weirs and screens, as well as conducting fish counts above the project site to inventory success.

Manastash Creek is a tributary of the Yakima River.  It drains approximately 100 square mile watershed, much of which lies within the Wenatchee National Forest, the L.T. Murry Wildlife Area and commercial forest lands.  The creek branches at RM 8.5 into the 12-mile long North Fork and the 20-mile long South Fork.  The Manastash Creek watershed is known to have historically produced steelhead, coho and spring chinook salmon.  Bull trout would have been present in the original species association of the watershed.  The watershed is restorable for production of steelhead, coho and spring Chinook (BPA 1990).

Currently, spring chinook juveniles rear and some adult spring chinook spawn in the lower portion of the creek below the dewatered reach.    Rainbow, cutthroat and brook trout and sculpins (species unidentified) are also present in the stream.  Since there is high use of the main stem Yakima River by anadromous salmonids, biologists believe they would re-colonize the Manastash Creek watershed and take advantage of the high quality habitat existing within the upper portions of the watershed.

Manastash Creek enters the Yakima River from the west at RM 154.5.  The confluence is approximately thirty miles downstream from the BPA Yakima Fisheries Project’s Cle Elum Hatchery (and downstream from the three acclimation facilities).  The lower five miles of Manastash Creek flows through fields and pastures where the stream has been channelized and passage impaired by diversions.  Many miles of excellent spawning and rearing habitat remain above the diversions.  A good riparian canopy exists throughout the watershed, even in the lower reach.

The Upper Yakima River provides critical habitat for anadromous fish.  Department of Fish and Wildlife on their Priority Habitat maps, StreamNet maps and USDA CREP maps all show that anadromous fish are present and spawn in the reach.  A recent Conservation Commission Limiting Habitat Analysis mapping effort identified this stream as known to be utilized by spring chinook and steelhead.

c. Rationale and relevance to regional programs

Restoring fish passage into tributary streams is an integral part of restoring Yakima River Basin fish runs.  Restoration of fish passage in Manastash Creek, correcting irrigation diversion screening deficiencies, and improving instream flow conditions were identified as an element in the BPA Salmon and Steelhead Production Plan, Yakima River Basin Supplement 1 (BPA 1990).  The plan also notes “…installation of juvenile and adult passage facilities should be made pursuant to the Columbia River Basin Fish and Wildlife Program… in which BPA proposes to “implement needed fish passage improvements at irrigation diversion dams, canals and ditches in the subbasin.”    The 2000 Yakima Sub-basin Summary recently submitted specifically references projects such as Manastash Creek Passage & Screening under the headings:

*Restore/preserve floodplain connectivity (p. 284, 353).

*Restore access to historical production areas to all life stages of resident and anadromous salmonids  (p. 354)

*Research monitoring and evaluation (p. 372)

The Yakima Sub-basin Summary clearly states the need to restore access to historical production areas such as Manastash Creek.   In Yakima River tributaries… “Upstream and downstream migration of salmon, steelhead and resident fish is blocked or impeded at numerous locations by diversion dams, culverts and other structures. Resolution of this need will require actions such as:  Installation, maintenance and evaluation of fishways and screens” (p. 354).

In February of 2001 the Washington Environmental Council notified Manastash water users and federal and state agencies of its intent to sue under section 11 of the federal Endangered Species Act because of harm to steelhead.  The parties have begun talks about how to correct the passage, screening and instream flow problems in the creek.  These parties would be collaborators in the proposed project.

Restoration of anadromous fish to the Manastash Creek Watershed is complementary to other effort in the basin.  The Yakama Nation, BOR, The Nature Conservancy and WDFW are cooperating to purchase and/or conduct restoration of high priority riparian parcels in the Yakima Basin.   By re-opening spawning and rearing habitat in a large tributary watershed, this project will directly benefit the BPA Yakima Fisheries Project.

d. Relationships to other projects

Manastash Creek was previously identified in the Yakima River Subbasin Plan for restoration.  The Yakama Nation Fisheries program has initiated study of Manastash Creek as part of an on-going project entitled “Re-establishing Safe Access into Tributaries of the Yakima Subbasin” (BPA grant # 199803400).  This proposal will complement this work and expedite the implementation of the study results.

The confluence of Manastash Creek is approximately 30 miles downstream from the Cle Elum Hatchery Facility of the BPA Yakima Fisheries Project.  Restoration of fish passage into this tributary watershed complements the BPA Yakima Fisheries Project by re-opening formerly productive tributary habitat for re-colonization by fish produced by the Yakima Fisheries Project.   The Yakima Fisheries Project is part of a more comprehensive effort by the US Bureau of Reclamation, US Forest Service, BPA, the Yakama Nation and the State of Washington to enhance the fishery and water resources of the Yakima River Basin.  The YFP would test the assumption that supplementation could be used to increase natural production of anadromous fish in the Yakima River Basin

Earlier fishery and habitat enhancement efforts in the Yakima Basin included Congressional legislation to authorize fish screening and adult passage improvements.  The USBR and BPA construction of phase I and II is nearly complete.  Since 1987, CRFMP-sponsored activities in the Yakima River Basin included programs for coho salmon.  Coho salmon are currently being acclimated in ponds adjacent to the Yakima River at Easton (approximately four miles upstream from the confluence with Manastash Creek).  In 1994 Congress passed the Yakima River Basin Water and Conservation Act to fund voluntary water conservation activities basin-wide, including improving flows in the upper Yakima River and tributary streams.

This project specifically address actions noted in the 2000 FCRPS Biological Opinion 9.6.2.1 Actions Related to Tributary Habitat (specifically passaged and diversion improvements).

This proposal is consistent with the Northwest Power Planning Council’s 2000 Program including the following sections:  Overall Vision (Section III AA-1)  “Where feasible, this program will be accomplished by protecting and restoring the natural ecological functions, habitats and biological diversity of the Columbia River Ecosystem…”, Planning Assumptions (Section III, S-2) “This is a habitat based program, rebuilding healthy, natural producing fish and wildlife populations by protecting, mitigating and restoring habitats and the biological systems within them…”.

WDFW has submitted other BPA projects involving purchase of key Upper Yakima River associated wetlands:  project title:  Upper Yakima River Acquisitions.

WDFW is also pursuing BPA funds to block up the Wenas/L.T. Murray Wildlife Areas through purchase of inholdings adjacent to Umtanum and Roza Creeks.

e. Project history (for ongoing projects)

NA   This is a new project.

f. Proposal objectives, tasks and methods

1.  Project engineering, design, planning, and permitting

2.  Manastash Creek fish passage and screen construction

3.  Efficient project management

4.  Project monitoring, maintenance and evaluation

1.  Finalize design and engineering of a series of weirs and fish screens to provide passage over irrigation diversions and prevent salmonids entrapment into the canal system.   Plans will be developed that will improve instream flow by consolidation of diversions and acquisition of water rights if necessary.  Engineering and design will completed by subcontractors (SHEAR, Screen shop, or private subcontractor).  In addition, a subcontractor will complete all federal permitting. The WDFW will complete and comply with state permitting requirements.  Timeline for this objective is: 10/02 to 9/03.

2.  Subcontractors (SHEAR, Screen Shop, or private) will be utilized to construct weirs and screens.  Timeline for completion of weirs and screens is: 10/02 to11/03.  WDFW regional staff will negotiate and design alternative water supply options with the Kittitas Reclamation District to improve instream flows.  Timeline:  On-going to 6/02 or until successful completion of project.

3.  A project manager will be hired to ensure efficient and effective project management.  The project manager will coordinate planning efforts, permitting requirements, and engineering and designing needs for passage and screening.  The manager will also work to negotiate and evaluate alternative water supply options to meet irrigation needs with the specific purpose of improving instream flows for fish passage. Timeline: 10/01 to 12/02 or until successful completion of project.

4.  Maintenance, Monitoring and Evaluation    Manastash Creek Users/Yakama Nation:

Timeline:  Passage, screening, and instream flow will be monitored and evaluated monthly and maintenance will be conducted as necessary to ensure adequate passage into the Manastash watershed. Redd surveys will be conducted above weirs yearly after passage is complete.

g. Facilities and equipment

Equipment needed for the construction of weirs and screens will be provided by subcontractors hired to perform required job duties.  WDFW will supply office space and equipment for the project manager with the funds that were requested for this ½ FTE.

h. References

|  | Submitted w/form (y/n) |
| --- | --- |
| Yakima Sub-basin Summary (draft) p. 2001. p. 284, 353, 354, 355, 372 River Reach #1, Yakima River Maintstem: Keechelus Dam to Cle Elum River Yakima Planning Unit/Habitat Committee. Dick Bain. 2000 Yakima Klickitat Production Project Preliminary Design Report – Appendix B. 1990. Yakima River Basin Subbasin Salmon and Steelhead Production Plan – Supplement 1. September 1,1990. Bruce Watson, principle author, Yakama Nation. Yakima Fisheries Project, Revised Environmental Impact Statement. 1995. BPA | Y Y N |

# Section 10 of 10. Key personnel

1.  Brent Renfrow, Area Habitat Biologist: Project Manager

2.  Scott Nicolai, Yakama Nation Fisheries Biologist, 509 – 962 – 6142

3.  Tony Whiley, WDFW Environmental Engineer, 360 – 902 – 2559

4.  Patrick Schille, Construction Maintenance Specialist, Yakima Screen Shop, 509 – 575 - 2735

Barnes Road

Jensen-Keatch

Manastash

Manastash Map

Taneum Cr