Project ID:	25066

Title:	Manage Water Distribution in the Walla Walla River Basin

# Section 9 of 10. Project description

a. Abstract

The project will provide enhanced water measurement and management capabilities which are essential to the success of other proposed projects to acquire instream water rights for the purpose of maintaining streamflows in the Walla Walla River at Milton-Freewater. Historically, the river has been dewatered during summer months below the Nursery Bridge dam which is used to divert water from the Walla Walla River into the Little Walla Walla system. The Little Walla Walla system serves as a distribution system for delivery of water to approximately 95 individual points of diversion.

Several organizations including the Bonneville Power Administration, National Marine Fisheries Service, Oregon Water Trust, and Confederated Tribes of the Umatilla Indian Reservation are considering, among other options, acquisition of water rights and transfer or lease of the rights instream. These acquisitions will establish legal protection for streamflows in the Walla Walla River. However, the success of any such project to dedicate flows instream below the Little Walla Walla diversion dam will depend on the OWRD’s ability to measure and distribute water consistent with the water rights in the basin and to protect the flows instream.

Oregon’s water law can accommodate efforts to increase flows in the Walla Walla River through leases and transfers to instream water rights and the allocation of conserved water. Protection of flows allocated to instream uses through these programs will depend on the adquacy of the water management resources available to OWRD and will require significant improvements in water measurement in the basin. The proposed project will provide both the water management and measurement resources which are needed.

b. Technical and/or scientific background

Streamflows in the Walla Walla River below the water control structure used to route water into the Little Walla Walla River are inadequate to support fish passage. The Milton-Freewater area is on alluvial deposits, Walla Walla River channel losses are high, and summer streamflows are very low. These naturally occurring conditions are exacerbated by the irrigation diversions of water which support the agricultural economy of the area.

Historically, the Walla Walla River provided habitat for spring and fall chinook, chum and coho. However, summer steelhead are the only naturally occurring anadromous species now in the basin. The river also provides habitat for bull trout which are listed under the federal Endangered Species Act. Dewatering of the river below Nursery Bridge has prevented passage during summer months. In addition, the reduction of flow in conjunction with the beginning of irrigation operations has necessitated an annual fish rescue operation to move stranded fish upstream to the diversion dams.

In 2000, the U.S. Fish and Wildlife Service notified irrigation districts of possible enforcement action to address take of bull trout because of the dewatering. The National Marine Fisheries Service is evaluating similar issues related to steelhead. The irrigation districts, environmental organizations, and agencies are developing programs to bypass streamflows past the diversion dam. During the 2000 irrigation season, 13 cfs was bypassed. In addition, the irrigation districts agreed to ramp their diversions to avoid abrupt changes in the flow regime. The ramping protocol and bypass flows during the 2000 irrigation season appear to have provided some benefits and OWRD expects federal fisheries managers to seek more flow for the 2001 irrigation season and beyond. The quantity of water to be left instream during 2001 has not been established, but the Walla Walla Subbasin Summary indicates that the amount of flow needed in the Walla Walla River to sustain bull trout and steelhead may be as much as 25 cfs.

State water law can accommodate efforts to increase streamflows in the Walla Walla River through water right acquisitions. Oregon’s statutes related to the establishment of instream water rights allow the transfer or lease of out-of-stream water rights to instream use. While a new instream water right established through the application process has a contemporary priority date, an instream water right established through a transfer or lease retains the priority date of the originating right. Therefore, transferring or leasing of existing out-of-stream water rights with favorable priority dates offers a method for increasing instream flows and protecting the water from appropriation for junior water uses.

OWRD distributes water based on the water rights. In times of shortage, watermasters employed by the agency regulate off the most junior water rights as necessary to provide water for water rights with earlier priority dates. Watermasters distribute water in this manner each summer. However, OWRD’s field resources are limited and provide little ability to significantly increase distribution activities beyond historic levels.

c. Rationale and significance to Regional Programs

This project will work as a critical and necessary element of efforts to restore streamflows to the Walla Walla River through transfers and leases of water rights instream and to establishment of instream water rights through allocations of conserved water. Several organizations including the Bonneville Power Administration, National Marine Fisheries Service, Oregon Water Trust, and Confederated Tribes of the Umatilla Indian Reservation are considering acquisition of water rights and transfer or lease of the rights instream. These efforts will establish legal protection for instream flows.

The Walla Walla River Subbasin Summary identifies the importance for OWRD to develop a clear understanding of all water uses and to closely monitor and enforce water law. Actions 4.4 and 4.5 involve the establishment of instream water rights through transfers, leases and allocations of conserved water. Action 4.6 involves increased monitoring of water use and instream flows to increase streamflows. Effective implementation of these actions depends on making sufficient resources available to OWRD to more intensively monitor streamflows and water use to ensure that water is distributed according to the water rights of record.

The 2000 Columbia River Fish and Wildlife Program includes recommendations that BPA establish a fund to provide an expeditious method for acquiring water rights and to give preference to proposed acquisitions which would address risks to listed species. The 2000 FCRPS Biological Opinion includes several actions, the success of which will depend on the availability of sufficient resources to manage water and water use. Action 149 commits the Corps of Engineers to implementation of restoration actions in the Walla Walla River Basin. Action 151 commits BPA to experiment with ways to increase tributary flows using methods such as establishment of a water brokerage.

OWRD is working to improve water measurement and management capabilities in the basin. In recent years, approximately 20 headgates and 25 measuring devices have been installed at water diversions in the basin. In addition, OWRD is working closely with the involved agencies to assist in flow restoration efforts. These activities have represented a significant increase in workload. Continued efforts to secure instream water rights and to restore streamflows will further increase the demands on OWRD’s resources. In the absence of sufficient resources, OWRD will not be able to ensure the success of the other organizations’ efforts to secure water for instream purposes.

d. Relationships to other projects

The U.S. Fish and Wildlife Service is involved in enforcement action to address the taking of bull trout resulting from dewatering the Walla Walla River. The National Marine Fisheries Service is considering similar action to protect steelhead. The federal agencies, irrigation districts, and environmental organizations are cooperating to improve flows in the river.  The Water Resources Department is aware of several organizations including the Bonneville Power Administration, National Marine Fisheries Service, Oregon Water Trust, and Confederated Tribes of the Umatilla Indian Reservation who are pursuing, or considering pursuit of, acquisitions of water rights for conversion to instream use in the Walla Walla Basin. In addition, the irrigation districts, the local watershed council, and other organizations are working with water users to implement water conservation projects which provide an allocation of all, or a portion, of the conserved water to instream water rights.

e. Project history (for ongoing projects)

New project.

f. Proposal objectives, tasks and methods

Objectives

The immediate goal is develop the water management and measurement capabilities needed to protect instream water rights established through other organization’s efforts to restore streamflows in the Walla Walla River basin in Oregon. The water measurement to be performed in the Walla Walla River and at diversions throughout the Little Walla Walla River system will be essential to the success of any future projects to protect flows instream and will provide data needed to develop a better understanding of the hydrologic characteristics of the basin.

Objective 1

Install headgates and measuring devices on approximately 95 diversions in the Little Walla Walla River system to allow OWRD to more intensively manage the distribution of water to protect allocations of water for instream uses and to ensure compliance with water rights requirements.

Tasks and Methods

Task 1a. Identify water diversions in the Little Walla Walla River system at which headgates and measuring devices are needed for water management purposes.

Task 1b. Develop cost-share agreements with water users with diversions at which headgates and measuring devices are needed. The cost-share agreements will require the water user to provide 25 percent of the funds needed for installation, either through in-kind or cash contributions.

Task 1c. Install headgates and measuring devices at the identified locations. Previous experience has demonstrated that OWRD staff must assist and be directly involved in the design and installation of the devices to ensure that the installation allows accurate and reliable management of the diversion. Approximately half of the needed devices will be installed during the first year of the project with the remaining devices installed during the second year.

Objective 2

Install streamflow gaging stations in the Walla Walla and Little Walla Walla River systems.

Tasks and Methods

Task 2a. Identify locations on the Walla Walla and Little Walla Walla Rivers where additional gaging stations are needed for water management purposes. An estimated five additional gaging stations are needed.

Task 2b. Install gaging stations on the Walla Walla and Little Walla Walla Rivers. Installation of a gaging station includes construction of a stilling well and gage house and the placement of floats, transducers, telemetry, and instrumentation to record stage data.

Objective 3

Manage water use in the Walla Walla River Basin to protect water allocated instream through water rights transfers and leases and through allocations of conserved water.

Tasks and Methods

Task 3a. Monitor streamflows to immediately identify any times during which instream water rights are not met. Streamflow monitoring will be performed regularly at existing streamflow gages and at other locations using a current meter and wading rod and applying established procedures for measurement of flows in open channels.

Task 3b. Perform water distribution to protect instream water rights consistent with the relative priority dates by regulating off out-of-stream water rights with junior priority dates as necessary to maintain instream flows. Water distribution is performed by identifying any unauthorized uses, uses taking more water than allowed under the right, and uses with priority dates junior to another unmet water right. The use of water under any such rights is discontinued by the watermaster posting the headgate and/or physically taking control of, shutting, and locking the headgate.

Objective 4

Operate streamflow gaging stations and maintain discharge records for the Walla Walla and Little Walla Walla River systems.

Tasks and Methods

Task 4a. Periodically visit the station to ensure that the instruments are operating and accurately recording stage and to perform streamflow measurements.

Task 4b. Annually convert the data collected to streamflow and discharge quantities using stage-discharge curves and tables developed by comparing actual streamflow measurements with the respective stages and post the data to the OWRD web site.

g. Facilities and equipment

Each installation of a watermaster-approved headgate and measuring device will require a lockable, adjustable headgate to allow regulation of the quantity of water taken at the diversion. In addition, a watermaster-approved measuring device such as a Parshall or ramp flume and staff gage will be installed at each diversion to allow the efficient and accurate determination of the quantity of water being diverted.

Each gaging station will require construction of a stilling well and shelter to accommodate a recording device and a remote access device. Electronic recorders and sensors capable of recording river stage at 15 minute intervals will be installed. In addition, staff gages will be installed inside the stilling well and outside the shelter along the stream for use in proving calibration of the  measuring equipment each time the site is serviced. These gage sites are checked with wading  measurements on 4 to 6 week intervals for purposes of  calibration and maintenance of a stage/discharge curve.

h. References

| Reference (include web address if available online) | Submitted w/form (y/n) |
| --- | --- |
| 2000 Columbia River Basin Fish and Wildlife Program | n |
| Walla Walla Subbasin Summary, March 2, 2001 | n |
| 2000 FCRPS Biological Option | n |

# Section 10 of 10. Key personnel

Mike Ladd, Region Manager

Tony Justus, Assistant Region Manager

Mike Ladd and Tony Justus are currently employed by the Department. They will provide supervision and technical oversight of the project, but are not funded under this proposal. OWRD intends that the funds sought under this project provide additional resources and that the funds not displace the existing resources that OWRD has committed to water management in the basin.

RESUME

Michael F. Ladd

Present Assignment:

North Central Region Manager

Oregon Water Resources Department

116 S.E. Dorion Ave.

Pendleton, OR 97801

Phone:	541-278-5456

Fax:	541-278-0287

E-Mail:	Michael.F.LADD@wrd.state.or.us

Education:

B.S., Business/Economics, Eastern Oregon State College 1993

A.A.S., Natural Resources, Water and Forestry Option, Spokane Community College 1975

Professional Experience:

1989 - Present - North Central Region Manager

I provide overall management and supervision of regional personnel and programs within the North Central Region.  I maintain a knowledge base and manage programs in water distribution, dam safety, hydrographics, well construction,  field surveys, drafting of survey maps and certificates, water right transfers.   I assist my staff by providing the tools they need to accomplish their work objectives.  I work with public interest groups, water users and government agencies to solve water problems.  As such, I have been involved with discussing policy and legal interpretation on which programs can assist in restoring stream flows in the Walla Walla River.  I assist staff and provide direction on interpretation of Oregon Water Laws, and Department Administrative Rules.

1985 - 1989	Watermaster, District 5, Pendleton, Oregon

1978 - 1985	Watermaster, District 18, Dallas, Oregon

1975 - 1978	Deputy Watermaster, District 5, Milton-Freewater, Oregon

RESUME

Tony Justus

Present Assignment:

North Central Region Assistant Manager

Oregon Water Resources Department

116 S.E. Dorion Ave.

Pendleton, OR 97801

Phone:	541-278-5456

Fax:	541-278-0287

E-Mail:	Tony.G.JUSTUS@wrd.state.or.us

Duties on the project:

Tony will be the manager principally responsible to implement the project.  He will likely be the supervisor of the field employees implementing the project.

Past employment:

OWRD Hydrologic Technician from 7/1989 to 3/1993. (Umatilla River Coordinator)

Umatilla County Assistant Watermaster from 1/1988 to 7/1989.

Assistant Manager, Vale Oregon Irrigation District from 9/1983 to 1/1988.

Ditchrider, Vale Oregon Irrigation District from 3/1975 to 9/1983.

Tony has more than 25 years experience in water management and distribution. He began his water career delivering and measuring water as a ditchrider for an irrigation district in 1975. He has held several positions in the water management field since then and has had responsibilities related to water management in the Walla Walla River Basin since March 1993.

Tony’s current duties include the administration of state water laws, distribution of water, dam safety, well construction and well contractor licenses, coordination of stored water releases, miscellaneous field inspections, hydrographics, final proof surveys and enforcement actions. He is responsible for the water use and exchange accounting for the Umatilla Basin Project and has been since its beginning. He was responsible for or involved in all of the water law kinds of details of implementing and operating the Umatilla Basin Project. Tony prepares and administers budgets with Umatilla County, Morrow County and the Bureau of Reclamation for operations within District 5. He supervises five Umatilla County employees. He also supervises a Bureau of Reclamation employee assigned to District 5 to assist with water management duties of the Umatilla Basin Project.

Job completions:

Principal author and administrator of the McKay and Umatilla River Water Management Plan. This plan details how live flow and stored water use is accounted for on the Umatilla River. It includes water use measurement and reporting standards.

# Comments

Enter the project ID from Part 1, or leave blank if blank in Part 1

All major facilities and equipment to be used in the project should be described in sufficient detail to show adequacy for the job. For example, the proposal should indicate whether there are suitable (based on contemporary standards) field equipment, vehicles, laboratory and office space and equipment, life support systems for organisms, and computers. Any special or high-cost equipment to be purchased with project funds should be identified and justified. This section should be no longer than a few paragraphs.

If you have key technical documents specifically related to your project that are cited and summarized in the proposal form, you may submit these as background reference material for the peer reviewers. These documents may include project master plans, monitoring and evaluation plans, watershed assessments, and peer-reviewed articles generated from the project. Please note that the ISRP and CBFWA will evaluate your project based on the proposal, so all critical information needs to be provided in the proposal. Simply referencing another document will not suffice. It is not necessary to send in cited material, but if you do, please note it in the right hand column of the reference table. If your document is available on the web (e.g. through BPA) please provide the web address. If not on the web, but you have an electronic copy please provide it by email or disc. If only available in hard copy send that. Send all materials to the same address you send the proposal form.

Include names, titles, FTE/hours, and one-page resumes for key personnel (i.e. principal investigators, project managers, key subcontractors), and describe their duties on the project. Emphasize qualifications for the proposed work. Resumes should include name, degrees earned (with school and date), certification status, current employer, current responsibilities, list of recent previous employment, a paragraph describing expertise, and up to five recent or especially relevant publications or job completions.

Thank you for completing the form. Email this document and Part 1 per instructions.