Project ID:	25102

Title:	Columbia Plateau Water Right Acquisition Program

# Section 9 of 10. Project description

a. Abstract

The Oregon Water Trust is requesting continued BPA support for the Columbia Plateau Water Right Acquisition Program, an ongoing province-wide project with specific acquisition goals in the Deschutes, John Day, Umatilla and Walla Walla subbasins. The funding will help pay for water right acquisitions on targeted streams in the four subbasins, and help support staff work needed to acquire and protect senior instream water rights.

The Columbia Plateau Water Right Acquisition Program is a three-year project. OWT is requesting $647,500 in multi-year funding (FY 2002 – 2004). We are requesting approximately two thirds of the total program costs from BPA; another $354,500 will be raised from other sources to support this $1,002,000 program over the next three years.

We are requesting $204,000 in funding for FY 02; $217,000 for FY 03; and $226,500 for FY 04. The first year of this project is part OWT’s ongoing Project 199908800 (FY 2000-2002) that originally provided $169,930 in FY 02 funding for water right acquisitions in subbasins of the Columbia Plateau (i.e., OWT’s FY 02 original total funding of $203,000 less $33,070 that is now included in our Columbia Gorge Province Fifteenmile subbasin project).

This project focuses on acquiring senior consumptive water rights for conversion to instream use along small streams and tributaries that provide prime spawning and rearing habitat for anadromous fish, as well as habitat for resident fish. The fundamental need for water right acquisitions has been recognized by the Northwest Power Planning Council as a part of the Final 2000 Columbia River Basin Fish and Wildlife Program (November 14, 2000). The FWP notes that “Experience implementing this program has shown great advantages in being able to move quickly and flexibly to acquire interests in land and water rights for the purpose of protecting or enhancing fish and wildlife habitat,” FWP page 66. OWT, as a private nonprofit entity that uses a voluntary, market-based approach to acquiring water rights from willing sellers, is ideally suited to carry out an ongoing water right acquisition program.  OWT water right acquisitions are targeted to enhance instream flows and complement other watershed and habitat restoration projects.

The necessity of water right acquisitions as a component of aquatic habitat restoration has also been recognized by the National Marine Fisheries Service as a part of the Federal Columbia River Power System Biological Opinion (December 21, 2000). The Bi Op Section 9.6.2.1, Actions Related to Tributary Habitat, provides that tributary habitat efforts shall have the following objectives: “Water quantity – increase tributary water flow to improve fish spawning, rearing, and migration.” Action 151 specifies that “BPA shall, in coordination with NMFS, experiment with innovative ways to increase tributary flows, by for example, establishing a water brokerage.” While a land and water trust fund may eventually be established and provide future funding for water right acquisitions, this project is needed to assure that OWT’s water right acquisition work continues without interruption throughout the Columbia Plateau Province.

The goal of this three year project is to acquire a total of 11.2 cfs (cubic feet per second) of flow on priority tributary stream systems within the project subbasins.  The annual project budgets anticipate acquiring 3.6 cfs in FY 02; 3.7 cfs in FY 03; and 3.9 cfs in FY 04.  Based on our experience to date, including deals completed through FY 00 and deals projected to be completed in FY 01, we have set acquisition objectives as follows:  Deschutes subbasin 2.0 cfs; John Day subbasin 2.0 cfs; Umatilla subbasin 1.0 cfs; Walla Walla subbasin 4.2 cfs; and newly prioritized stream systems with the province 2.0 cfs.

OWT uses a science-based methodology and works in consultation with OWRD and ODFW to target stream systems and reaches where streamflow is a limiting factor and where irrigation withdrawals impact fish production and survival. The outcome of this project, represented by successfully negotiated acquisitions and transfers to instream use, will be “wet water” that will directly benefit fish species in targeted Oregon tributaries to the Columbia River in the Deschutes, John Day, Umatilla and Walla Walla subbasins.

b. Technical and/or scientific background

The rivers and streams within the Oregon portion of the Columbia River Basin provide important spawning and rearing habitat for anadromous and resident fish.  Over the past 150 years, populations of salmon and trout have declined markedly from their historical abundance and distribution.  A number of stocks have become extinct, and many others are at risk of extinction (Nehlsen, 1991).  Along with a variety of other impacts, federal, state and tribal biologists have identified reduction in available spawning and rearing habitat as a major factor impacting fish production and survival.  They have concluded that inadequate flows, among other factors, contribute to reduced habitat. Numerous reports and documents have identified inadequate instream flows as a factor for decline of anadromous and resident fish in the Columbia Basin (Williams et al., 1996; Columbia River Intertribal Fish Commission, 1996).

Funding of OWT’s Columbia Plateau Water Right Acquisition Program is needed to address a fundamental limiting factor for fish habitat throughout the Deschutes, John Day, Umatilla and Walla Walla subbasins - inadequate flows in small streams and tributaries that provide crucial habitat for anadromous and resident fish.  The Fish and Wildlife Program (FWP) as adopted in 1995 recognized the importance of water quantity and quality as components of watershed habitat objectives (FWP 7.6D), and specified water right acquisitions as one program measure to accomplish these objectives (FWP 7.8G1). The 2000 Fish & Wildlife Program and the 2000 FCRPS Biological Opinion also recognize that low flows are frequently a major limiting factor for fish habitat, and that acquisitions of senior consumptive water rights directly address this limiting factor.

In addition, the recently developed Subbasin Summaries also recognize the fact that low stream flows are an important limiting factor for fish production and survival. For example, lack of flow interferes with movement, spawning, and rearing; significantly impairs habitat productivity and causes stream intermittency; reduces connectivity between aquatic systems and impedes passage; reduce the depth of pools used for holding and rearing; may elevate stream temperatures; and also have the effect of concentrating pollutants which can be hazardous to aquatic health, John Day Subbasin Summary page 58.

The Summaries also recognize the importance of water right acquisitions to accomplish streamflow restoration as a part of tributary habitat restoration. “Enhance streamflows for optimum fish production. Investigate and implement the following projects:  . . . apply for and obtain instream water rights,” John Day Subbasin Summary page 100 (action to implement strategy for spring chinook salmon), and “Promote, purchase, lease, exchange, or seasonally rent water rights for selected fish habitat during critical low flow periods,” John Day Subbasin Summary page 99 (strategy to implement habitat objectives). “Where out-of-stream uses are causing low flow problems, attempts should be made to mitigate them.  One possible solution is acquisition of water rights,” Umatilla Subbasin Summary page 156, and “Activities should include . . . acquisition of . . . water rights,” Umatilla Subbasin summary page 156. “Increase streamflows by lease and/or purchase of water rights,” Walla Walla Subbasin Summary page 114 (action to implement strategy for improving passage and rearing conditions for anadromous and resident fish).

OWT’s acquisition program implements these actions by using the legal mechanism of purchasing existing senior water rights from willing sellers and converting those rights to legally protected instream water rights under Oregon water law. The Subbasin Summaries include reference to OWT’s acquisition program.  See Deschutes Subbasin Summary pages 77, 85, 96; John Day Subbasin Summary page 74; Umatilla Subbasin Summary page 156; and Walla Walla Subbasin Summary page 110. One fundamental aspect of OWT’s approach is the acquisition of senior rights that retain the original priority date when transferred to instream use: this helps assure that in times of shortage the first water in the stream belongs to the fish.

Water law in Oregon and the arid western states is based on the doctrine of prior appropriation, commonly called "first in time, first in right."  The first person to appropriate water by taking it out of a stream and applying it to a "beneficial use" has a senior water right that carries a priority date based on first use.  In time of shortage, earlier or senior users get their water and later or junior users may be entirely cut off.  Senior water rights were all based on out-of-stream, consumptive uses, primarily for agricultural irrigation and municipal use.  Fish habitat and water quality needs were not considered in the early appropriation of water in the west.

In Oregon it was not until 1987 that instream flows were legally recognized as being a beneficial use of water, with passage of the Instream Water Rights Act. The Act allows private parties to create instream rights by purchasing, leasing or accepting a donation of existing water rights for conversion to instream rights, with the same priority date as the original right.  The instream water right is established for a reach of the stream, generally from the original point-of-diversion (POD) to the mouth of the stream.  Throughout this reach, the instream flow can be protected from removal by irrigators with junior priority dates.  This is different from a situation where a water right holder simply “leaves” their water instream; in that instance, there is no legal protection for the right, and the water will generally be used by the next downstream, junior irrigator.  Thus, instream water rights are an important tool for putting legally protected “wet water” back in many of our over-appropriated rivers and streams.

Increased instream flows will help address one of the four “H’s” commonly identified as impacting anadromous and resident fish in the Columbia Basin, namely, habitat.  Spawning and rearing habitat for salmonids is generally provided by the smaller streams and tributaries of the Columbia River.  A water right acquisition program, which uses market-based incentives to achieve environmental goals, is well suited to accomplishing habitat objectives on small streams and tributaries.  In these areas, irrigation is generally accomplished by individuals growing hay or pasture.  A number of these smaller farmers and ranchers have indicated a willingness to reduce or forgo irrigation in exchange for monetary compensation.  The amounts of water that can be obtained through this process can be very significant in a smaller stream that has very low flow, or is completely de-watered during the irrigation season.  The increased instream flow provides both physical habitat and benefits to water quality.

Each of the Oregon subbasins of the Columbia Plateau Province selected as priority basins by OWT contains important spawning and rearing habitat that is affected by irrigation withdrawal.  The Oregon Water Trust, in partnership with the Oregon Water Resources Department (OWRD), the Oregon Department of Fish and Wildlife (ODFW), the Confederated Tribes of the Umatilla Indian Reservation (CTUIR), the Confederated Tribes of the Warms Springs Reservation of Oregon (CTWSRO) and numerous Watershed Councils selected a number of candidate streams for water right acquisitions. These selections are based on ecological, hydrological and water right information.

In the John Day Subbasin, which provides some of the best habitat for wild spring chinook and summer steelhead, there are many streams that are affected by irrigation withdrawal and would benefit from water right acquisitions.  Specifically, the Middle Fork John Day River and its tributaries are in relatively good condition and contain large populations of spring chinook and summer steelhead.  Many of the tributaries have one or two water rights located at, or near, the mouth, which affects habitat conditions and reduces connectivity between the River and the tributaries.  Acquiring these water rights would protect the natural flow of these tributaries and enhance flows in the Middle Fork.  Other tributaries that have been identified as priority streams include Muddy, Service, Fields and Fox Creek, all of which provide habitat for summer steelhead, and are impacted by low flow conditions due to irrigation withdrawal.

In the Lower Deschutes Subbasin, much of the habitat supporting anadromous salmonids is found on CTWSRO land.  The water rights in these systems are under the jurisdiction of the Warm Springs Tribes.  Two tributaries that flow through private land and are accessible to anadromous fish are Trout Creek and Buck Hollow Creek.  These streams provide important habitat for wild summer steelhead, which are proposed for Endangered Species Act (ESA) listing as Threatened.   Juvenile trapping on Trout Creek during 1998 identified 70,000 out-migrants.  On both streams flow is a limiting factor and fish could significantly benefit from water right acquisitions.  Important resident trout streams that are also affected by irrigation withdrawal include Tygh and Badger creeks in the Lower Deschutes, and Squaw Creek in the Upper Deschutes Subbasin.  Tygh and Badger creeks provide summer rearing habitat for White River redband trout, which are isolated from other stocks by White River Falls.  Squaw Creek currently provides habitat for redband and bull trout, and is one of two tributaries of the Deschutes River that would be accessible to anadromous fish if passage is accomplished over the Pelton/Round Butte dam complex. It was the main source of summer steelhead habitat in the Upper Deschutes prior to construction of Pelton-Round Butte.

The Umatilla and Walla Walla Subbasins support wild summer steelhead.  In addition, the Confederated Tribes of the Umatilla Indian Reservation (CTUIR) have re-introduced chinook salmon into the Umatilla, and are evaluating re-introduction in the Walla Walla.  In the Umatilla Subbasin, Birch Creek is the only tributary that supports anadromous fish that is not on Tribal or National Forest land.  Low flow has been identified as a limiting factor for wild summer steelhead production on both East and West Birch Creeks.  In the Oregon portion of Walla Walla Subbasin, the North Fork of the Walla Walla and the mainstem above Milton-Freewater are identified as an important summer steelhead stream that is impacted by low flows due in large part to irrigation withdrawal.

c. Rationale and significance to Regional Programs

To meet the overall goal of rebuilding salmon and steelhead populations without loss of biological diversity, the Northwest Power Planning Council (NPPC) Fish and Wildlife Program (FWP) enumerates many factors that are to be addressed through program measures.  One factor is freshwater habitat loss, which is directly and indirectly affected by water quantity and quality.  The FWP recognizes the importance of water quantity and quality as components of watershed habitat objectives (FWP 7.6D), and specifies water right acquisitions as one program measure to accomplish these objectives:  "To protect salmon and steelhead in the Columbia River and its tributaries: . . . acquire water rights on a voluntary basis by purchase, gift, or through state or federal funding of water conservation or efficiency improvements that produce water savings." (FWP 7.8G.1). Through water right acquisitions, it is possible to create instream flows that can be protected from removal by junior irrigators throughout the protected reach of the stream.  Water right acquisitions provide off-site mitigation for losses to salmon and steelhead in the Columbia Basin.

The issue of inadequate instream flow is also addressed in Return to the River, an analysis of restoration of salmonids in the Columbia River system by the Independent Science Group which states that re-establishment of instream flows in key reaches is an urgent priority for restoration efforts (page 354).  Wy-KAN-USH-MI WA-KISH-WIT, The Columbia River Anadromous Fish Restoration Plan of the Nez-Perce, Umatilla, Warm Springs and Yakama Tribes discusses the issue of inadequate streamflows and recommends establishing instream flows to meet the desired range of habitat conditions (Volume I, pages B-11 and B-12).

Finally, the issue of inadequate streamflows and the need for voluntary, market-based acquisitions of water rights is emphasized in the Subbasin Summaries, and the problem and solution are mentioned in numerous references. The fundamental need to increase streamflows is recognized in each of the subbasin planning documents as well as a number of watershed assessments and action plans.  Voluntary, market-based acquisitions of water rights is listed in many of these plans as an important measure for achieving these objectives.

d. Relationships to other projects

There are a number of ongoing projects in each subbasin that will benefit from increased instream flows. Water right acquisitions for instream flow complement several other types of habitat restoration measures.  Complementary projects previously funded by BPA in the Deschutes Subbasin include 9003-9006 that provided for consolidation of irrigation diversions and elimination of push up dams, and 9303000 – Buck Hollow watershed Enhancement Project. Complementary projects in the John Day Subbasin include 200003100 – Enhance North fork John Day River Subbasin anadromous Fish Habitat; 198402100 – Protect and Enhance Anadromous Fish Habitat in the John Day Subbasin; 199306600 – Oregon Fish Screening Project; 199801800; 199801800 – John Day Watershed Restoration.  Complementary projects in the Umatilla Subbasin include 198710001 – Enhance Umatilla River Basin Anadromous Fish Habitat; 198710002 – Project and Enhance Anadromous Fish Habitat in the Umatilla River Subbasin; 198802200 – Umatilla River Fish Passage Operations; and 198343600 – Umatilla Basin Fish Facilities Operation and Maintenance.  Complementary projects in the Walla Walla Subbasin include 199604601 – Walla Walla Basin Fish Habitat Enhancement; 199601100 – Walla Walla River Juvenile and Adult Passage Improvements; 200003300 – Walla Walla River Fish Passage Operation. In general OWT seeks to create instream water rights in watersheds and along stream systems where other restoration efforts are underway, and implements water right acquisitions as a part of an overall restoration strategy.

e. Project history (for ongoing projects)

OWT has conducted water right acquisition programs addressing the need for flow restoration throughout the Oregon side of the Columbia Basin with BPA support since 1999.  This Project 199908800 began in FY 99 with BPA support for a specific water right acquisition in the Fifteenmile subbasin, and continued for FY 00 – FY 02 with BPA support for water right acquisitions in the Deschutes, John Day, Fifteenmile, Umatilla, Walla Walla and other areas throughout the Oregon portion of the Columbia Basin.  In FY 01, when the rolling provincial review process was initiated with the Columbia Gorge Province, OWT separated out the work being done in the Fifteenmile subbasin, and BPA approved a separate Project ID. 21019 for the Fifteenmile Subbasin Water Right Acquisition Program for a three year period, FY 01 through FY 03.  For FY 02, as a part of the rolling provincial review process for the Columbia Plateau Province, OWT has segregated the work it is doing in the Deschutes, John Day, Umatilla and Walla Walla subbasins and is proposing continuation of this Project for the Columbia Plateau Province for FY 02 through FY 04.  OWT also conducts water right acquisition efforts in the Grand Ronde subbasin, and plans to submit a separate proposal as a part of the Blue Mountain Province review process.

OWT is working toward long-term or permanent acquisitions with the support provided by BPA for these projects, and this work focuses on making carefully targeted acquisitions on small streams and tributaries where increasing flows by even small amounts yields significant benefits for fish production and survival. OWT is also working on shorter term acquisitions in these subbasins by accepting donated leases of water rights and paying some water right holders to lease their water instream.  OWT expects to increase the number of leases in FY 01, especially in response to drought conditions. The costs of short term leases are being covered by other funding partners, and may be covered this year through special funding made available through BPA and the Oregon Watershed Enhancement Board. However, OWT will continue to use funds made available through this project for long-term or permanent acquisitions.

f. Proposal objectives, tasks and methods

OWT’s initial goal for water right acquisitions along small streams and tributaries in selected subbasins of the Columbia Plateau Province is 14.7 cfs by FY 04.  OWT projects that we will acquire about 3.5 cfs by the end of the current irrigation season in FY 01 with BPA support for this ongoing project, and we hope to acquire about 11.2 cfs over the three year period from FY 02 through FY 04. We currently have available about $222,450 in BPA acquisition funding for FY 01, an amount sufficient to purchase about 3.5 cfs at an average cost of $65,000 per cfs. For FY 02 through FY 04 we project that we will be able to acquire 11.2 cfs; at an average cost of $65,000 per cfs we will need a total of $728,000 in acquisition funds over the three year period ($155,000 in FY 02 to purchase 3.6 cfs; $163,000 in FY 03 to purchase 3.7 cfs; and $167,000 in FY 04 to purchase 3.9 cfs).

OWT has been actively negotiating with water right holders on close to 20 potential acquisitions that total about 29 cfs; more than one million dollars in acquisition funding would be required to complete all of these acquisitions.  Of course, OWT does not expect that every potential acquisition will be completed, but based on past experience we do expect that several of these negotiations will proceed successfully and ultimately result in permanent acquisition of water rights for transfer to instream use. The stream systems targeted in each subbasin are as follows:

Deschutes Subbasin: Buck Hollow Creek:  One of few tributaries on the east-side of Deschutes Subbasin accessible to anadromous fish.  Critical summer steelhead habitat.  One water right holder.  OWT has leased this water right in past years; Trout Creek:  Largest tributary on east-side of Deschutes Subbasin  accessible to anadromous fish.  Critical summer steelhead habitat.  1998 smolt trapping found 70,000 out-migrants.  Severe low-flow conditions in late summer due to extensive irrigation withdrawal; impacts rearing habitat and water quality.  ODFW has identified a minimum flow need of 13 cfs in Upper Trout and 25 cfs is Lower Trout; Tygh/Badger Creeks:  Tributary of White River.  Supports isolated population of redband trout.  ODFW minimum flow is 8 cfs for Tygh and 12 cfs for Badger.  OWT currently leases approximately 1.25 cfs on Tygh Creek, some or all of which might be converted to permanent acquisitions; Squaw Creek:  Currently supports redband and bull trout.  If passage is accomplished over Pelton/Round Butte dams, Squaw Creek will be one of two tributaries above the dams accessible to chinook and steelhead.  There are a number of landowners with small water rights.  OWT has purchased  2 cfs and has more than 1.5 cfs in instream leases, which could be potentially converted to permanent acquisitions.

John Day Subbasin: Tributaries of the Middle Fork John Day, including Big, Camp, Vincent, Davis, Vinegar, Bridge Creeks:  These streams support significant populations of wild spring chinook and summer steelhead.  Each tributary has one or two water rights under one ownership.  Current irrigation practices affect rearing habitat and eliminate connectivity between tributaries and the mainstem Middle Fork.  OWT has instream leases on 3 other Middle Fork tributaries; Muddy Creek:  Supports summer steelhead and redband trout.  Under one ownership; Service Creek:  Supports summer steelhead and redband trout.  Two active rights; Fields/Fox Creeks:  Supports summer steelhead, redband and cutthroat trout.  Review streamflow, habitat and water rights information and identify potential landowners.

Umatilla Subbasin: East and West Birch Creeks:  Only anadromous tributaries to the Umatilla River that is not on Tribal or National Forest Land.  Severely affected by irrigation withdrawal.

Walla Walla Subbasin: North Fork Walla Walla:  Only tributary to the Walla Walla in Oregon with significant low flow problems due to irrigation withdrawal.  ODFW recommended minimum flow is 15 cfs.

Throughout Oregon portion of Columbia Basin: New priority streams: Identify potential new priority streams, evaluate ecological and hydrological conditions and target water right acquisitions on 2 to 4 new streams; Other streams with flow limitations:  Accomplish basinwide understanding of and interest in water right acquisition program to generate opportunities from non-target streams.

OWT’s voluntary, market-based approach requires sustained work over a multi-year period to identify and prioritize stream systems, and to build relationships with water right holders, watershed councils and other local partners.  Based on our several years of experience with water right acquisitions, it is often necessary to build relationships in a watershed or along a stream system, and often experiment with short-term lease or other options before it is feasible to make a permanent acquisition of a water right. OWT carries out this on an ongoing basis and work in a methodical manner, as set forth in the task-based objectives. OWT has developed specialized expertise in acquiring water rights for instream use based on activities conducted since 1994.  OWT uses a systematic, science-based methodology to insure that each acquisition has the potential to provide significant ecological benefits to threatened salmon, steelhead and resident fish runs and contribute to habitat restoration efforts in the subbasins.  The methodology is based on analytical techniques described in a variety of watershed analysis manuals (Washington Watershed Analysis manual), state flow restoration processes (ODFW/OWRD) and instream flow models (IFIM).

Our proposed budget for the project reflects an increased emphasis on prioritization of new stream systems (Planning and Design Phase Objective 2) and development of a more comprehensive stewardship program (Monitoring and Evaluation Phase Objectives 1 and 2).

###### Planning and Design Phase

Objective 1. Public Education and Outreach: Continue outreach to targeted organizations and individuals in Deschutes, John Day, Umatilla and Walla Walla subbasins to raise awareness of OWT and facilitate contacts between OWT and landowners.

Task a. Research and identify additional organizations and individuals to be targeted for mailing letter and informational materials; this task includes updating correct names and addresses for organizations and individuals.

Task b. Contact organizations and individuals identified through task 1a. by telephone and set up and attend meetings, make presentations, take site tours of potential acquisitions, meet individual landowners.

OWT will carry out an ongoing public education and outreach program to generate interest in water right transfers and leases.  Outreach will focus on two different audiences;  (1) water rights holders on targeted streams and (2) water right holders on non-targeted streams, and basinwide organizations, including water user groups, and state and federal natural resource agencies. On target streams, OWT and its partners will send letters to selected water right holders informing them of the economic and ecological benefits of converting their water rights to instream use.  OWT will then follow-up with these landowners through phone calls and local meetings.  OWT will work closely with the appropriate watershed councils and Soil and Water Conservation districts to set up individual and group meetings.  Basinwide outreach will include mailings to agencies and user groups, presentations at regularly scheduled meetings, and phone calls and visits with agency and organization staff.

Objective 2. Stream Prioritization Work:  Make direct contact with landowners on current priority streams as well as research to idenitfy new priority streams and conditions along those new streams.

Task a. Update and confirm any changes to existing database of names and addresses of landowners with senior priority date water rights on streams already identified as OWT priority streams; send letters and make phone contact with these water right holders.

Task b. Research and identify up to five new priority stream systems within the John Day, Umatilla and Walla Walla subbasins consistent with OWRD & ODFW prioritization and tribal input; target critical stream reaches for flow restoration.

Task c. Research at county assessor's office to identify names and addresses of landowners with senior priority date water rights on new priority streams identified in Task 2b; send letters and make phone contact with these water right holders.

OWT and its partners have already identified a number of target streams and have established acquisition goals for each stream.  Targeting focused on streams where flow is a limiting factor for fish and there is potential for acquiring water rights to convert to instream flows.  OWT and its partners will also identify five new priority streams during the three year period of the grant, and will be conducting outreach to identify acquisition opportunities.  The Subbasin Summaries will be used to help identify new streams.  Other information used in identifying priority streams includes: fish distribution and use (spawning, rearing, etc.); historical and current status of the fish (productivity, ESA listings, etc.); habitat needs of fish; current and historic instream conditions (habitat, water quality); current water availability situation; other limiting factors that would limit recovery; amount, location and priority dates of water rights; relation of instream conditions to riparian, upslope and watershed conditions and activities.

###### Construction and Implementation Phase

Objective 1.  Evaluate Potential Instream Flow Acquisitions:  Ongoing process of analyzing potential acquisitions that come to OWT as a result of outreach work done in Objectives 1 and 2.

Task a. Contact watermaster and do WRIS review of water right to determine its relative seniority, enforceability and measurability within the stream system; determine the reach within which the right would be protected.

Task b. Contact ODFW biologists and local watershed councils, review scientific publication materials to determine potential ecological impact of instream flow acquisition; determine whether flow is the limiting factor on this system.

Task c. Conduct economic evaluation of water right to determine range of value; research property values, analyze other water rights sales and transfer prices, and identify other economic variables to determine an offer price and range of negotiating values.

Task d. Prepare acquisition summary document for OWT Board of Directors to consider; make presentation at OWT board meeting;  OWT Board determines whether to pursue negotiations, price to be offered, and range of negotiation; Board may set staff guidelines.

The project will consider environmental and economic factors to determine the potential ecological benefits and economic value of each water right acquisition opportunity. Analysis of water right acquisitions includes: fish and water quality needs, amount of flow, date of seniority, point of diversion, place of use, reach of stream for which instream right is protectible, and relationship of the water right to other water rights in the stream segment.  To determine economic value of the water right, OWT will consider the past and current irrigation activities of the landowner, forgone expenses versus forgone costs, and property values with and without a water right.

Objective 2. Negotiate and Complete Acquisitions: Acquire 3.6 cfs of flow on priority streams in the Deschutes, John Day, Umatilla, and Walla Walla subbasins on long-term or permanent basis; negotiate deals with landowners and complete OWRD transfer process.

Task a. Once OWT Board approves a price and a range, or deal is within Board guidelines, negotiate deal with the water right holder; task can involve phone negitoations, negotiations by letter, on-site in person negotiations; or a combination.

Task b. Once a deal is agreed upon, draft agreement documents; compile and draft documents for the OWRD transfer process and work with OWRD to ensure timely processing of application.

Task c. Work with OWT Development Director to identify additional funds to leverage BPA funding.

Task d. Subcontract to CWRE for examination of water rights; purchase water rights from seller.

For each suitable acquisition opportunity, OWT staff negotiates agreement terms with willing water rights holders, and coordinates efforts with watershed councils, government agencies, and other interested parties.  There are two processes involved in completing a water right acquisition.  First, a private agreement is negotiated between OWT and the water right holder.  Second, OWT applies to the Oregon Water Resources Department for approval of a transfer of the water right to instream use.  As stated in the Objectives, OWT currently has a number of instream leases that could potentially be converted to permanent acquisitions.  In addition, OWT  has a number of potential deals under consideration (ranging from preliminary inquiries to nearly completed negotiations).

###### Operations and Maintenance Phase

(Not Applicable)

###### Monitoring and Evaluation Phase

Objective 1. Work with OWRD staff to ensure that all the instrem water rights acquired by OWT in 2001 are in fact being protected as instream flows.

Task a. Contact watermasters in priority subbasins to discuss instream rights acquired or targeted for acquisition in FY 01 - 03 by OWT; discuss areas where measurement and enforcement may be problematic due to resource or technical deficiencies; site visits.

Task b. Contact ODFW and watershed councils to identify and connect with local individuals interested in voluntary participation in instream monitoring program.

Task c. With information from Tasks 1a. and 1b. develop monitoring plan for various water right acquisitions.

Task d. Site visits with volunteers and watermasters to examine water rights situation on the ground; measure targeted streams to see if instream flow rights are being met; if rights are not being met discuss enforcement and regulation with watermaster.

OWT staff will work with Water Resources Department watermasters and others to develop an appropriate plan for monitoring and protecting the instream water rights.  Each instream water right will be reviewed considering the amount and location of the instream right, the location and priority date of remaining irrigation rights, and the current monitoring regime, including permanent gaging stations and staff gages, and periodic streamflow measurements. Where current flow monitoring is adequate, OWT will obtain flow data on a regular basis and verify that the instream water right is being met.  Where current flow monitoring is not adequate, OWT will conduct field visits and will measure flow using a Marsh-McBirney current meter.  Where instream water rights are not being met, OWT will work with the watermasters to enforce irrigation water rights so that the instream water right is protected throughout the designated reach.

Objective 2. Evaluate Instream Flow Acquisitions: A longer term process that involves identifying and measuring the ecological impacts of OWT's instream flow acquisitions.

Task a. Review ODFW and other materials on targeted streams to identify ecological goals for instream acquisitions; work with ODFW staff to conduct ongoing ecological benefits analyses; assist with on-site measurement and analysis; identify other resources.

One measurement of success is the number of acquisitions made, and a second measure is the conservation impact of the acquisitions.  OWT will use the following parameters to determine the overall conservation impact of each water right acquisition: miles of stream, or the reach, for which the flow is protectible (generally from the previous point of diversion to the mouth of the stream);  relative priority date (senior rights transferred to instream use are protectible against junior rights in the defined reach, meaning that instream flows are more likely to be maintained during low flow periods); rate of flow of water (cubic feet per second or gallons per minute) relative to existing flow conditions; period of use (often limited to the irrigation season);  anadromous and resident species present in the system, and status of species as sensitive or threatened;  use of the system in general and protected reach in particular for migration, spawning, incubation, rearing and/or feeding; and  potential that increased water quantity will improve habitat, and water quality; potential benefit of enhanced streamflows on other habitat restoration activities. Measurements of ecological success reflecting improvement in overall habitat condition include stream system flow parameters (width, depth and velocity), water quality, and condition of spawning, rearing and migration habitat.   OWT will work with state, federal and tribal agency staff to identify opportunities for cooperative monitoring projects that will provide more detailed information on current conditions and trends in habitat and water quality.

g. Facilities and equipment

OWT owns a Marsh-McBirney flow meter for measuring streamflow.  This state-of-the-art equipment is highly accurate for measuring low flow conditions.  OWT also has a number of Onset brand temperature recorders for measuring stream temperature if needed for evaluating ecological benefit.  OWT's office is fully equipped with computers and software necessary for processing water right transfer applications and compiling, analyzing and displaying monitoring data.

h. References

| Reference (include web address if available online) | Submitted w/form (y/n) |
| --- | --- |
| Northwest Power Planning Council. 1994. Columbia River Basin Fish and Wildlife Program. | N |
| Nehlsen, W., J.E. Williams and J.A. Lichatowich. 1991. Pacific Salmon at the Crossroads: Stocks at Risk from California, Oregon, Idaho and Washington. Fisheries 16:4-21. | N |
| Columbia River Inter-Tribal Fish Commission. 1996. WY-KAN-USH-MI WA-KISH-WIT, Spirit of the Salmon, The Columbia River Anadromous Fish Restoration Plan of the Nez Perce, Umatilla, Warm Springs and Yakama Tribes. CRITFC, Portland, OR. | N |
| Williams, R.N., L.D. Calvin, C.C. Coutant and others. 1996. Return to the River, Restoration of Salmonid Fishes in the Columbia River Ecosystem. Independent Science Group. | N |
| Deschutes Subbasin Summary. March 2, 2001. | N |
| Oregon Department of Fish and Wildlife and Confederated Tribes of the Warm Springs Reservation of Oregon. 1990. Deschutes River Subbasin Salmon and Steelhead Production Plan. Northwest Power Planning Council, Portland, OR. | N |
| Oregon Department of Fish and Wildlife. 1996. Draft Lower Deschutes River Subbasin Fish Management Plan. Mid Columbia Fish District, The Dalles, OR. | N |
| USDA-SCS. 1994. Buck Hollow Watershed Plan and Environmental Assessment Sherman and Wasco Counties. USDA, Washington, D.C. | N |
| Oregon Department of Fish and Wildlife. 1996. Upper Deschutes River Subbasin Fish Management Plan. Upper Dischutes River Fish District, Bend, OR. | N |
| Curtis, Jan. 1994. Squaw (Why-chus) Creek Watershed Assessment. Deschutes Soil and Water Conservation District, Bend, Oregon. | N |
| Oregon Department of Fish and Wildlife, CTUIR and CTWSRO. 1990. John Day River Subbasin Salmon and Steelhead Production Plan. Northwest Power Planning Council, Portland, OR. | N |
| John Day Subbasin Summary. March 2, 2001. | N |
| Umatilla Subbasin Summary. March 2, 2001. | N |
| Confederated Tribes of the Umatilla Indian Reservation and Oregon Department of Fish and Wildlife. 1990. Umatilla River Subbasin Salmon and Steelhead Production Plan. Northwest Power Planning Council, Portland, OR. | N |
| Confederated Tribes of the Umatilla Indian Reservation and Oregon Department of Fish and Wildlife. 1990. Walla Walla River Subbasin Salmon and Steelhead Production Plan. Northwest Power Planning Council, Portland, OR. | N |
| Walla Walla Subasin Summary. March 2, 2001. | N |
| Walla Walla Basin Watershed Council. 1997. Watershed Assessment Upper Walla Walla River Subbasin, Umatilla County, OR. U.S. Bureau of Reclamation, Yakima, WA. and Boise, ID. | N |
| Landry, C. 1995. Giving Color to Oregon's Gray Water Market: An Analysis of Price Determinants for Water Rights. Master's Thesis, Oregon State University, Corvallis, OR. | N |
| Washington Forest Practice Board. 1992. Standard Methodology for Conducting Watershed Analysis. Vol 1.10. | N |
| Bovee, K.D. 1982. A Guide to Stream Habitat Analysis Using the Instream Flow Incremental Methodology. Instream Flow Information Paper 12. FWS/OBS-82/26. U.S. Fish and Wildlife Service, Washington D.C. | N |

# Section 10 of 10. Key personnel

Andrew Purkey (Executive Director): Andrew Purkey is the first executive director of the Oregon Water Trust.  He has been in this position since January 1, 1994.  Andrew grew up in Eugene and graduated from the University of Oregon.  He worked in both the Oregon State Legislature and the United States Congress before attending Harvard University's Kennedy School of Government.  He earned a master's degree, with a concentration in natural resources policy, from the Kennedy School.  Prior to returning to Oregon, Andrew worked for a Washington, D.C.-based environmental consulting firm for three years and with The Nature Conservancy for two years.

Ed Goodman (Project Manager): Ed joined the OWT staff in October 1999 to fill the newly created position of Project Manager.  From 1989 through 1998 Ed worked for the Native American Program of Oregon Legal Services where he traveled throughout the state to protect fish and wildlife habitat of behalf of tribes asserting their treaty rights.  Ed completed a Fellowship in Natural Resources Law at the Northwestern School of Law of Lewis and Clark College, specializing in tribal environmental protection issues.  He has spent considerable time working on water rights issues and negotiating real estate transactions, and brings a longstanding interest in water law, hydrology and aquatic ecology to this position.

Becky Petig (Assistant Project Manager):  Becky joined the OWT staff in June 2000.  She has conducted extensive research on issues pertaining to Oregon water law, has drafted leases and other legal documents as part of the transfer of water rights to the trust, and is developing the trust’s stewardship program to ensure measurement, monitoring and protection of instream flows.  Becky is currently completing a law degree program at the Northwestern School of Law of Lewis and Clark College and is working on a Master of Agriculture degree at Iowa State University.

Cheyenne Chapman (Director of Communications and Development): Cheyenne Chapman joined the OWT staff in May 1998 to fill a new position dedicated to the dual functions of public outreach and resource development.  She holds degrees from the University of Colorado College of Environmental Design, the University of Oregon School of Law, and the Northwestern School of Law of Lewis and Clark College Masters of Law Program in Environmental and Natural Resources.  She has experience working as a planner, administrator and attorney with state and local governments, and has experience with nonprofit organizations and foundations in the areas of planning, resource development, and program implementation.