| Bonneville Power Administration FY 2002 Provincial Project Review | Columbia Plateau Province |
| --- | --- |

## First, read the help documents

Please carefully read the guidelines document, which contains information on the review process, and the instructions document, which provides field- and content-related help for the form. If you are missing either document, please visit www.cbfwa.org/reviewforms or call 503-229-0191.

## Important notes

- This form is to submit projects or proposals for BPA FY 2002 funding. Only work in the Columbia Plateau province is being solicited at this time.

- This document is only available for Word97/Word2000. Do not save down to older formats, or use in another word processor such as WordPerfect, even if it supports Word conversions. You will lose the auto-calculations, and won’t be able to add or delete table rows. You may also risk not being able to re-open the document.

- Some help text is included as “hidden” comments on the data form, which is displayed by resting the mouse cursor over any yellow text (usually section headings or field names)

- Use these keystroke macros to assist you in the form. If the macros aren’t available (nothing happens when you press these keys), then you need to enable macros in Word: In Word97, close the proposal, then open again and choose Enable macros if prompted. In Word2000, close the proposal, choose Tools, Macro, Security, and set the security level to medium. Re-open the proposal and choose Enable macros when prompted.

| To | Press |
| --- | --- |
| insert rows in tables | Alt-R and you’ll be asked whether to insert a row at the current position or add one to the end of the table |
| delete rows in tables | Alt-D at the row you want to delete |
| calculate budget totals | Alt-C either periodically, or when you’re done with the form |
| Spellcheck | Alt-S |

## Steps to complete the form

- First, read the help documents (get them at www.cbfwa.org/reviewforms)

- There are two documents to this form:

  - Part 1 (blank_cp.doc) consists of administrative and budgeting information. Your input is restricted to the grey fields.

  - Part 2 (narrative.doc) allows you to describe your project at length, including maps, tables, graphics, etc.

- Save this as something other than blank_cp.doc. Preferably, use the BPA 9-digit project number, like “198906200.doc” or if your project has no project number, the first few words of the title, like “RestoreFish.doc”.

- Your cursor is already in the first input field, Title of Project, so start typing

- Fill in all fields (gray boxes) pressing Tab to advance from one field to the next

- Press Alt-C when complete to calculate totals

- Save document, then open narrative.doc to begin Part 2.

- Please print the completed documents. Part 1 prints in landscape (sideways) orientation, Part 2 in portrait (regular).

- Save the documents and then email your forms and any attachments to cchanan@bpa.gov. Or mail paper and diskette(s) to:
Bonneville Power Administration
Attention: Catherine Hanan - KEWB-4
FY 2002 Proposals - Columbia Plateau Province Review
P.O. Box 3621
Portland, Oregon 97208-3621

- Monitor the www.efw.bpa.gov/EW/PROPOSALS/AIWP/2002/ProvincialReview/index.html website to verify your project is received and posted correctly.

All projects must be received no later than 5:00pm PST on Friday, April 13, 2001.

No late proposals will be reviewed for FY 2002 funding.

# PART 1 of 2. Administration and Budgeting

# Section 1 of 10. General administrative information

Title of project

John Day Watershed Restoration

BPA project number  199801800

Business name of agency, institution or organization requesting funding

Confederated Tribes of the Warm Springs Reservation of Oregon

Business acronym (if appropriate)	CTWSRO

Proposal contact person or principal investigator:

Name	Jennifer M. Stafford

Mailing Address	PO Box 480

City, ST Zip	Canyon City, OR 97820

Phone	541-575-4212

Fax	541-575-4212

Email address	wstribe@highdesertnet.com

Manager of program authorizing this project	Terry A. Luther

Subbasin in Columbia Plateau Province

Location of the project

| Latitude | Longitude | Description |
| --- | --- | --- |
| N 44.43 | W 118.62 | Lower Island Diversion project site |
| N 44.43 | W 118.61 | Ricco Diversion project site |
| N 44.42 | W 118.60 | Rice Diversion project site |
| N 44.48 | W 119.54 | Vanier Diversion project site. |
| N 44.47 | W 119.54 | Wisenhunt Pump Station project site. |
| N 44.42 | W 119.19 | Walker Pump Station project site. |
| N 44.42 | W 119.06 | Pike Project Phase II Infiltration Gallery |
| N 44.45 | W 118.66 | Emmel Return-flow cooling project site |
|  |  | Juniper removal and off-site watering system locations will be scattered across the basin and will be mapped as project designs are made. |

Target species

Spring chinook salmon, summer steelhead trout, pacific lamprey, redband trout, westslope cutthroat trout, bull trout.

Short description

Implement protection and restoration actions to improve water quality, water quantity, and fish habitat, eliminate passage barriers for anadromous and resident fish.

| Information transfer The expected outcomes of this project are (check one) quantitative qualitative indirect Data generated by this project are (check one) primary derived indirect Are there restrictions on the use of the data? (check one) none non-commercial use only educational use only requires prior approval sensitive proprietary, no public distribution | Where do the data reside (check one or more)? Private/managed locally: printed electronic Public access: Printed at BPA Peer-reviewed journal or other reports Internet at BPA StreamNet Fish Passage Center DART or other web address If your project has research and monitoring components, have you added or updated your project at the Columbia River Ecosystem Research and Monitoring inventory (www.cbfwa.org/find)? yes, on this date no not applicable |
| --- | --- |
| In what other ways will information from this project be transferred or used? Periodic interagency coordination meetings and presentations before public organizations. |

# Section 2 of 10. Past accomplishments

| Year | Accomplishment |
| --- | --- |
| 1996 | Completed construction of one permanent diversion, two pumping stations, and one infiltration gallery. |
| 1997 | Completed construction of three pumping stations, one infiltration gallery, one return-flow cooling project. |
| 1998 | Completed construction of two permanent diversions, three pumping stations, one infiltration gallery. |
| 1999 | Completed construction of five permanent diversions, one infiltration gallery, one return-flow cooling project. |
| 2000 | Completed construction of two permanent diversions, three pumping stations, three return-flow cooling projects. |
| 2001 | Completed construction of four permanent diversions, four pumping stations, four infiltration galleries, and one return-flow cooling project. |
| 96-01 | Completed planning, design, survey, compliance and monitoring for all prior years and projects. |

# Section 3 of 10. Relationships to other projects

| Project # | Project title/description | Nature of relationship |
| --- | --- | --- |
| 8402100 | Protect and Enhance John Day River Fish Habitat | Many CTWSRO projects are located within ODFW project areas, supporting potentially significant cumulative beneficial effects. |
| 9306600 | Oregon Fish Screening Project | CTWSRO projects either reduce the need for fish screens or enhance their effectiveness. |
|  | Various | CTWSRO cooperates with Bureau of Reclamation, OR Dept. of Fish and Wildlife, Natural Resource Conservation Service, and others on many BPA and non-BPA funded projects. |

# Section 4 of 10. Estimated budget for Planning & Design phase

## Task-based estimated budget

| Objective (1. text, 2. text...) | Task (a. text, b. text...) | Task duration in FYs | Estimated FY 02 cost | Subcon- tractor |
| --- | --- | --- | --- | --- |
| 1. Complete project planning and design activities. | A. Project planning technical assistance, NEPA/ESA/SHPO compliance, subcontract administration. | 0.25 | 22,589 |  |
|  | B. Provide fringe benefits for administrative/planning personnel. | 0.25 | 4,641 |  |
|  | C. Provide for indirect costs of planning/design activities. | 0.25 | 11,273 |  |
|  | D. Project planning, survey, design | 0.25 | 39,196 |  |
|  |  | Total | $77,699 |  |

## Out year objective-based estimated 2003 - 2006 budget

| Objective (1. text, 2. text...) | Starting FY | Ending FY | Estimated cost |
| --- | --- | --- | --- |
| 1. Continue project planning, design, subcontract and agreement administration. | 2003 | 2004 | 163,168 |

## Out year estimated budgets

|  | FY 2003 | FY 2004 | FY 2005 | FY 2006 |
| --- | --- | --- | --- | --- |
| Total budget | $81,584 | $81,584 | $85,663 | $85,663 |

# Section 5 of 10. Estimated budget for Construction/Implementation phase

## Task-based estimated budget

| Objective (1. text, 2. text...) | Task (a. text, b. text...) | Task duration in FYs | Estimated FY 02 cost | Subcon- tractor |
| --- | --- | --- | --- | --- |
| 1. Install off-site watering systems | A. Prepare design and cost package. | 0.08 |  |  |
|  | B. Install off-site watering systems (3 per year) | 3 | 20,000 |  |
| 2. Install permanent diversions to remove passage barriers. | A. Install permanent diversion at the Rice Diversion. | 0.08 | 34,406 |  |
|  | B. Install permanent diversion at the Lower Island Ditch Diversion. | 0.08 | 34,406 |  |
|  | C. Install permanent diversion at the Ricco Diversion. | 0.08 | 34,406 |  |
| 3. Install pump stations to remove passage barriers. | A. Install pump station at the Wisenhunt Diversion. | 0.08 | 42,397 |  |
|  | B. Install pump station at the Vanier Diversion. | 0.08 | 67,039 |  |
|  | C. Install pump station at the Walker Diversion. | 0.08 | 22,092 |  |
| 4. Install infiltration galleries to remove passage barriers. | A. Install an infiltration gallery at the Pike Project Phase II site. | 0.08 | 13,660 |  |
| 5. Install return-flow cooling systems to reduce stream temperatures. | A. Install RFC system at the Emmel Ranch. | 0.15 | 65,758 |  |
| 6. Implement juniper removal program. | A. Implement subcontract to treat 500 acres per year. | 3 | 30,000 |  |
| 7. Administer implementation of subcontract | A. Administer subcontract and provide technical assistance. | 0.25 | 7,998 |  |
|  | B. Provide fringe benefits for oversight of the above projects. | 0.25 | 1,840 |  |
| 8. Provide for indirect costs. | A. Provide for indirect costs associated with project oversight. | 0.25 | 4,073 |  |
|  |  | Total | $378,075 |  |

## Out year objective-based estimated 2003 - 2006 budget

| Objective (1. text, 2. text...) | Starting FY | Ending FY | Estimated cost |
| --- | --- | --- | --- |
| 1. Install off-site watering systems. | 2003 | 2004 | 42,000 |
| 2. Install permanent diversions. | 2003 | 2004 | 210,650 |
| 3. Install pump stations. | 2003 | 2004 | 323,000 |
| 4. Install return-flow cooling systems. | 2003 | 2004 | 107,000 |
| 5. Implement subcontract to conduct juniper removal program. | 2003 | 2004 | 63,000 |
| 6. Administer implementation of subcontract. | 2003 | 2004 | 20,660 |
| 7. Provide for indirect costs associated with project implementation | 2003 | 2004 | 8,309 |

## Out year estimated budgets for construction/implementation phase

|  | FY 2003 | FY 2004 | FY 2005 | FY 2006 |
| --- | --- | --- | --- | --- |
| Total budget | $416,635 | $357,985 | $521,985 | $450,000 |

# Section 6 of 10. Estimated budget for Operation & Maintenance phase

## Task-based estimated budget

| Objective (1. text, 2. text...) | Task (a. text, b. text...) | Task duration in FYs | Estimated FY 02 cost | Subcon- tractor |
| --- | --- | --- | --- | --- |
| 1. Perform irregular maintenance related to unanticipated conditions. | A. Backflush infiltration galleries, rework rock placements, and similiar | on-going |  |  |
| 2. Provide administrative and overhead support for upland research activities. | A. Provide office space, utilities, phone, computer access. | 1 | 4,436 |  |
|  | B. Provide vehicle and travel funds. | 1 | 12,200 |  |
| 3. Provide for indirect costs. | A. Provide for indirect costs associated with operation and maintenance. | 1 | 6,887 |  |
|  |  | Total | $23,523 |  |

## Out year objective-based estimated 2003 - 2006 budget

| Objective (1. text, 2. text...) | Starting FY | Ending FY | Estimated cost |
| --- | --- | --- | --- |
| 1. Perform irregular maintenance related to unanticipated conditions. | 2003 | 2004 |  |
| 2. Continue to provide administrative and overhead support | 2003 | 2004 | 34,936 |
| 3. Continue to provide indirect costs associated with operations and maintenance. | 2003 | 2004 | 14,463 |

## Out year estimated budgets for operations & maintenance phase

|  | FY 2003 | FY 2004 | FY 2005 | FY 2006 |
| --- | --- | --- | --- | --- |
| Total budget | $24,699 | $24,699 | $25,934 | $25,934 |

# Section 7 of 10. Estimated budget for Monitoring & Evaluation phase

## Task-based estimated budget

| Objective (1. text, 2. text...) | Task (a. text, b. text...) | Task duration in FYs | Estimated FY 02 cost | Subcon- tractor |
| --- | --- | --- | --- | --- |
| 1. Implement annual monitoring program that facilitates a cooperative approach. | A. Implement project monitoring activities and prepare reports. | 3 | 47,985 |  |
|  | B. Provide fringe benefits for monitoring personnel | 3 | 11,037 |  |
| 2. Purchase supplies associated with implementing monitoring activities. | A. Provide funds for necessary miscellaneous equipment. | 1 | 12,000 |  |
| 3. Provide for indirect costs. | A. Provide for indirect costs associated with monitoring and evaluation activities. | 1 | 26,505 |  |
|  |  | Total | $97,527 |  |

## Out year objective-based estimated 2003 - 2006 budget

| Objective (1. text, 2. text...) | Starting FY | Ending FY | Estimated cost |
| --- | --- | --- | --- |
| 1. Implement annual monitoring program. | 2003 | 2004 | 123,946 |
| 2. Provide for new supply needs/repairs. | 2003 | 2004 | 10,000 |
| 3. Continue to provide for indirect costs associated with monitoring activities. | 2003 | 2004 | 54,070 |

## Out year estimated budgets for monitoring & evaluation phase

|  | FY 2003 | FY 2004 | FY 2005 | FY 2006 |
| --- | --- | --- | --- | --- |
| Total budget | $94,008 | $94,008 | $98,708 | $98,708 |

# Section 8 of 10. Estimated budget summary

## Itemized estimated budget

| Item | Note | FY 2002 |
| --- | --- | --- |
| Personnel | FTE: 2.5 | 78,572 |
| Fringe benefits |  | 17,518 |
| Supplies, materials, non-expendable property |  | 12,000 |
| Travel |  | 12,200 |
| Indirect costs |  | 48,738 |
| Capital acquisitions or improvements (e.g. land, buildings, major equip. over $10,000) |  |  |
| NEPA costs |  |  |
| PIT tags @$2.25/ea | # of tags: |  |
| Subcontractor | (off-site watering systems, irrigation conversions, juniper removal) | 403,360 |
| Other | overhead (rent, utilities, phone, internet) | 4,436 |
| Total BPA funding request | $576,824 |

## Total estimated budget

| Total FY 2002 project cost |  | $576,824 |
| --- | --- | --- |
| Amount anticipated from previously committed BPA funds |  | - $10,000 |
| Total FY 2002 budget request |  | $566,824 |
| FY 2002 forecast from FY 2001 |  | $443,550 |
| % change from forecast |  | 27.8% increase |

Reason for change in estimated budget

This proposal includes increased funds for monitoring personnel and juniper removal, which will compliment the program objective of increasing stream flows by releasing water sequestered by encroaching juniper woodlands - a significant issue in the John Day Basin.  In addition, to increase the opportunity for streambanks to stabilize, off-site watering developments are proposed.  All projects target the same objectives and are mutually beneficial.

Reason for change in scope

This proposal expands the monitoring program implemented in previous years with more detailed monitoring of anadromous fish responses, plus expands the scope of restoration to include some upland actions as they related to instream flows and water conservation.

## Cost sharing

| Organization | Item or service provided | Amount ($) | Cash or in-kind? |
| --- | --- | --- | --- |
| Private landowners | Design review, construction, materials | 2,600 |  |
| Private landowners | Operations and maintenance | 86,236 |  |
| Private landowners | Construction materials, equipment, labor | 14,660 |  |
| OWEB | Half of subcontractor's administrative costs for 2002. | 39,580 |  |
| Local landowners | Construction match | 103,496 |  |
| Total cost-share | $246,572 |  |

## Out year budget totals

|  | FY 2003 | FY 2004 | FY 2005 | FY 2006 |
| --- | --- | --- | --- | --- |
| Planning & design phase | 81,584 | 81,584 | 85,663 | 85,663 |
| Construction/impl. phase | 416,635 | 357,985 | 521,985 | 450,000 |
| O & M phase | 24,699 | 24,699 | 25,934 | 25,934 |
| M & E phase | 94,008 | 94,008 | 98,708 | 98,708 |
| Total budget | $616,926 | $558,276 | $732,290 | $660,305 |

Other budget explanation

# Part 1 of 2 complete!

Press Alt-C to calculate totals on the document. If any totals don’t match, you’ll see a message.

Then save this document, and open “narrative.doc” to begin Part 2 which includes Sections 9-10.

# Comments

yes, just like that.

If your project has a BPA project ID, use the 9-digit version. Projects started before year 2000 that had 7-digit IDs will now have “19” in the front, so that 8906200 becomes 198906200. Projects started in or after 2000 are assigned full 9-digit IDs.

150 characters or less; do not include the contractor name or acronym; use abbreviations if appropriate; start with action verbs, i.e., “Evaluate Coho...”, not “Evaluation of Coho”.

If your project has a BPA project ID, use the 9-digit version. Projects started before year 2000 that had 7-digit IDs will now have “19” in the front, so that 8906200 becomes 198906200. Projects started in or after 2000 are assigned full 9-digit IDs.

Who is responsible for the program that authorizes this project? This person assumes responsibility for the correctness of the information being submitted for review and that the work is authorized to be performed by the entity applying for funding. It is not the COTR.

If you are unsure of the subbasin to choose, or you don’t see a subbasin you expect, visit www.cbfwf.org/province.htm for maps

Enter one or more latitude/longitude points to define the location of your project. Use the description field to add more detail like nearby towns, counties, landmarks, etc.

Enter latitude in one of two formats: 110.5968 or 110 35 48.48 (degrees minutes seconds). Include +/- as appropriate.

Enter longitude in one of two formats: 110.5968 or 110 35 48.48 (degrees minutes seconds). Include +/- as appropriate.

Other geographic reference to help us locate your project, like street address, county, driving directions, river reaches, stream miles

List species targeted or affected by this project.

Describe the project in a short phrase (about 30 words). Give information that is not in the title. If possible start this field with an action verb (protect, modify, develop, enhance, etc.) rather than a noun (this project protects). The next field (abstract) allows more space for description of the project and work activities, so please keep this answer short.

a) read all the definitions and examples before choosing the appropriate category; b) check ONE box only; c) please list the selected outcomes in PART 2, Section 9.f. of this form

Definition: project outcomes that provide specific numeric targets for fish and wildlife.

Examples: produce 200,000 smolts, or increase adult returns to spawning creek by 5%, etc.

Definition: project outcomes that provide a general improvement in a condition or process, but do not necessarily translate into a specific numeric target for fish or wildlife.

Examples: enhance passage conditions, or reduce water temperatures, or erect fences to protect riparian areas.

Definition: project outcomes are expressed neither in numeric nor in qualitative terms. This is a broad category designed for projects that do not entirely fit either one of the previous two categories.

Examples: research studies, monitoring efforts, personnel (coordinators, enforcement officers, planners, etc.)

a) read all the definitions and examples before choosing the appropriate categories; b) check as many boxes as appropriate; c) describe the generated data in PART 2, Section 11 of this form

Definition: direct measurements or counts of actual units of fish, wildlife, or environmental conditions data. They are not estimates, and are not the result of expansion, conversion or adjustment.

Examples: counts of redds, or list of tag recoveries, or temperature readings

Definition: obtained by manipulating primary data (collected by your project or any other) to estimate a quantity of interest that is not directly observed.

Examples: model runs, indices, estimations

Definition: unconventional data that are neither primary nor derived data. This category is designed for projects that do not entirely fit either one of the previous two categories.

Examples: property deeds, or hours of personnel service

Data are stored at your offices, and someone there is the keeper of the data

Data exist on paper, whether field booklets, paper files, internal documents, tribal or agency reports or newsletters, memoranda, etc.

Data are stored in databases and electronic archives in local computers

Data are made available through media accessible by the public at large

www.bpa.gov

www.bpa.gov

www.streamnet.org

www.fpc.org

www.cqs.washington.edu/dart

Include your web address here; the http:// prefix is optional, but do include ftp:// if required

How will technology or technical information obtained from the project be distributed or otherwise implemented? Methods can include publication, holding of workshops, incorporation in agency standards or facilities, and commercialization. Also describe where additional data on this project can be found on the web, if available.

Briefly describe past major accomplishments and quantitative outcomes by year. List only one accomplishment per row, using multiple rows for a single year if necessary. If you need more rows, press Alt-R from within this table. Use Alt-D to delete rows.

List other BPA projects that support or are dependent upon this project.

This component defines the budget estimated to complete project design, review and necessary approvals. The objectives defined for funding in this component should be those leading to project implementation. Examples of such objectives would include baseline assessments, NEPA (including ESA) review and approvals, Council “three-step” review, and project engineering and design.

Briefly describe measurable objectives, tasks, and the schedule and costs associated with each. Objectives do not need to be listed in any particular order, and need only be listed once, even if there are multiple tasks for a single objective. List only one task per row. To add rows, press Alt-R; to delete rows, press Alt-D.

Number objectives sequentially, such as “1. Increase salmon population.” Once an objective has been defined, just refer to it by number in successive rows (if you have multiple tasks for the objective). Objectives do not have to be listed in date order.

Assign tasks sequential letters, such as “a. Raise hatchery salmon”, “b. Release salmon”. List only one task per row.

How many fiscal years will this task take to complete? Duration should be from this year to the year the task will be finished. Do not include previous years’ work on the task, and don’t calculate actual person-hours of work. You can indicate “ongoing” if there is no definite end date.

Estimate the cost of this task to the nearest dollar. Include only the amount that BPA should fund, because cost-sharing will be listed in a separate table later in this form.

Check this box if the task will be performed by a subcontractor.

Enter objectives that start or continue after FY 2002. If you listed objectives in the previous table that continue beyond the current fiscal year, list them again here, with costs for outyears. Example: for a 3-year objective starting in FY 2002, enter the cost for the first year in the previous task table, and enter costs for the remaining two years in this table.

Number objectives sequentially, such as “1. Increase salmon population. 2. Evaluate population”. Objectives do not have to be listed in date order.

Enter the fiscal year that this objective starts, or if it is continuing from the current fiscal year, enter the first outyear (2003). BPA’s fiscal year is from Oct 1 to Sep 30.

Enter the fiscal year that this objective ends, but not beyond 2006. BPA’s fiscal year is from Oct 1 to Sep 30.

Estimate the total cost for the outyear duration of this objective.

Enter estimated total budgets as they apply to this phase for each year.

This component defines the objectives to take the project through the focus of its strategy. Examples would be facility construction, habitat enhancement and research. This phase completes a strategy, as distinct from ongoing operation and maintenance or monitoring and evaluation. Even if the strategy will take many years to complete, its scope and budget should be defined here. If the phase will take more than one year to complete, only include the tasks to be funded for the current fiscal year. Most “on-the-ground” construction will likely be done by subcontract. Please estimate a budget for this work even if current bids are not available.

Briefly describe measurable objectives, tasks, and the schedule and costs associated with each. Objectives do not need to be listed in any particular order, and need only be listed once, even if there are multiple tasks for a single objective. List only one task per row. To add rows, press Alt-R; to delete rows, press Alt-D.

Number objectives sequentially, such as “1. Increase salmon population.” Once an objective has been defined, just refer to it by number in successive rows (if you have multiple tasks for the objective). Objectives do not have to be listed in date order.

Assign tasks sequential letters, such as “a. Raise hatchery salmon”, “b. Release salmon”. List only one task per row.

How many fiscal years will this task take to complete? Duration should be from this year to the year the task will be finished. Do not include previous years’ work on the task, and don’t calculate actual person-hours of work. You can indicate “ongoing” if there is no definite end date.

Estimate the cost of this task to the nearest dollar. Include only the amount that BPA should fund, because cost-sharing will be listed in a separate table later in this form.

Check this box if the task will be performed by a subcontractor.

Enter objectives that start or continue after FY 2002. If you listed objectives in the previous table that continue beyond the current fiscal year, list them again here, with costs for outyears. Example: for a 3-year objective starting in FY 2002, enter the cost for the first year in the previous task table, and enter costs for the remaining two years in this table.

Number objectives sequentially, such as “1. Increase salmon population. 2. Evaluate population”. Objectives do not have to be listed in date order.

Enter the fiscal year that this objective starts, or if it is continuing from the current fiscal year, enter the first outyear (2003). BPA’s fiscal year is from Oct 1 to Sep 30.

Enter the fiscal year that this objective ends, but not beyond 2006. BPA’s fiscal year is from Oct 1 to Sep 30.

Estimate the total cost for the outyear duration of this objective.

Enter estimated total budgets as they apply to this phase for each year.

This component defines annual costs for the necessary operation of a completed project; the labor, materials and management to perform the project’s functions. This also defines the maintenance needed to preserve the investment in the project. These costs are anticipated to be required over the life of the project.

Briefly describe measurable objectives, tasks, and the schedule and costs associated with each. Objectives do not need to be listed in any particular order, and need only be listed once, even if there are multiple tasks for a single objective. List only one task per row. To add rows, press Alt-R; to delete rows, press Alt-D.

Number objectives sequentially, such as “1. Increase salmon population.” Once an objective has been defined, just refer to it by number in successive rows (if you have multiple tasks for the objective). Objectives do not have to be listed in date order.

Assign tasks sequential letters, such as “a. Raise hatchery salmon”, “b. Release salmon”. List only one task per row.

How many fiscal years will this task take to complete? Duration should be from this year to the year the task will be finished. Do not include previous years’ work on the task, and don’t calculate actual person-hours of work. You can indicate “ongoing” if there is no definite end date.

Estimate the cost of this task to the nearest dollar. Include only the amount that BPA should fund, because cost-sharing will be listed in a separate table later in this form.

Check this box if the task will be performed by a subcontractor.

Enter objectives that start or continue after FY 2002. If you listed objectives in the previous table that continue beyond the current fiscal year, list them again here, with costs for outyears. Example: for a 3-year objective starting in FY 2002, enter the cost for the first year in the previous task table, and enter costs for the remaining two years in this table.

Number objectives sequentially, such as “1. Increase salmon population. 2. Evaluate population”. Objectives do not have to be listed in date order.

Enter the fiscal year that this objective starts, or if it is continuing from the current fiscal year, enter the first outyear (2003). BPA’s fiscal year is from Oct 1 to Sep 30.

Enter the fiscal year that this objective ends, but not beyond 2006. BPA’s fiscal year is from Oct 1 to Sep 30.

Estimate the total cost for the outyear duration of this objective.

Enter estimated total budgets as they apply to this phase for each year.

This component defines annual costs for long term requirements to collect and analyze data about program strategies and previous project implementation. This is distinct from research undertaken to assess potential program strategies or address gaps in scientific information. As with operation and maintenance, these costs are generally long term commitments if not permanent but should be defined in duration according to the monitoring design.

Briefly describe measurable objectives, tasks, and the schedule and costs associated with each. Objectives do not need to be listed in any particular order, and need only be listed once, even if there are multiple tasks for a single objective. List only one task per row. To add rows, press Alt-R; to delete rows, press Alt-D.

Number objectives sequentially, such as “1. Increase salmon population.” Once an objective has been defined, just refer to it by number in successive rows (if you have multiple tasks for the objective). Objectives do not have to be listed in date order.

Assign tasks sequential letters, such as “a. Raise hatchery salmon”, “b. Release salmon”. List only one task per row.

How many fiscal years will this task take to complete? Duration should be from this year to the year the task will be finished. Do not include previous years’ work on the task, and don’t calculate actual person-hours of work. You can indicate “ongoing” if there is no definite end date.

Estimate the cost of this task to the nearest dollar. Include only the amount that BPA should fund, because cost-sharing will be listed in a separate table later in this form.

Check this box if the task will be performed by a subcontractor.

Enter objectives that start or continue after FY 2002. If you listed objectives in the previous table that continue beyond the current fiscal year, list them again here, with costs for outyears. Example: for a 3-year objective starting in FY 2002, enter the cost for the first year in the previous task table, and enter costs for the remaining two years in this table.

Number objectives sequentially, such as “1. Increase salmon population. 2. Evaluate population”. Objectives do not have to be listed in date order.

Enter the fiscal year that this objective starts, or if it is continuing from the current fiscal year, enter the first outyear (2003). BPA’s fiscal year is from Oct 1 to Sep 30.

Enter the fiscal year that this objective ends, but not beyond 2006. BPA’s fiscal year is from Oct 1 to Sep 30.

Estimate the total cost for the outyear duration of this objective.

Enter estimated total budgets as they apply to this phase for each year.

This section lists a) an overall itemized budget, b) budget totals from the previous sections, and c) comparisons to projections from last fiscal year and narrative describing changes in budget or scope since last fiscal year.

List budget amounts for each category. If an item needs explanation, explain in the Note column. To add more subcontractors, press Alt-R. Press Alt-D to delete subcontractors. To calculate the total, press Alt-C (this will calculate totals on the whole document). The total should match the sum of all task tables in previous sections.

Estimate for environmental analysis-NEPA. See instructions document for specifics on how to estimate NEPA costs, or contact Nancy Weintraub, BPA, 503-230-5373.

Press Alt-R to add more subcontractors, Alt-D to delete subcontractors. Please note that while this form only asks for a single total per subcontractor, for BPA’s statement of work you will asked to provide line-item detail for each subcontractor.

This is a calculated total which should match the total of all task tables in Sections 4-7. If it doesn’t match, you will be asked to correct the error. This is the total budget you are requesting from BPA; be sure it doesn’t include any cost-sharing from other organizations.

This table calculates totals from the itemized budget above, and compares projections and data from the previous fiscal year.

No input required. This figure is a calculated total of the task budgets in Sections 4-7. If this total doesn’t match the itemized budget total above, you will be asked to correct the error. Press Alt-C to calculate.

If the project cost includes funds committed by Bonneville from the previous fiscal year that you expect to use the current year (e.g. carryover funds, carryforward), show that amount. This will be deducted from the project cost and displayed in the next field as your total request. If unsure of the funds committed to your project, contact your Contracting Officer’s Technical Representative (COTR) Rollie Sivyer, BPA, 503-230-4210, for the most current balance for your project.

No input required. This figure is calculated by subtracting previously committed funds from the project cost. Check this figure carefully, because this is the budget you are asking BPA to consider for the current fiscal year. Press Alt-C to calculate.

See your previous fiscal year proposal for this figure, or visit www.cbfwf.org/projects.

No input required. This figure is calculated to show how much your current budget estimates increased or decreased from your projections last year. Formula is (difference of forecast minus request) divided by request. Press Alt-C to calculate.

If your budget changed significantly from last year’s projection, please describe why.

If your project has added entirely new objectives/tasks, or has changed significantly since last year, describe the changes and rationale.

List other funding sources and how they participate in your project. Enter a dollar amount in column 3. When all organizations have been entered, press Alt-C to calculate the total. Press Alt-R to add/insert more rows, or Alt-D to delete rows.

Click in each field to display a drop down box with the choices of “cash” or “in-kind”

This is a calculated total; press Alt-C to calculate.

These values are calculated from out year totals in Sections 3-6; press Alt-C to calculate (no input required)

Use this space to add any additional comments to the budget data described above. Limit to 300 words.

Thank you for completing this form. Please return these forms to BPA as indicated in the instructions. To ensure a thorough review of your proposed work, this form will be screened for completeness. If it is not complete, it may be returned to you with a request for additional information.