# Bonneville Power Administration

# FY 2002 Provincial Project Review

# PART 2. Narrative (Grande Ronde Subbasin)

Project ID:	200110

Title:	Lower Snake River Fish and Wildlife Compensation Plan

# Section 9 of 10. Project description

a. Abstract

The Lower Snake River Fish and Wildlife Compensation Plan (LSRCP) was authorized by the Water Resources Development Act of 1976, Public Law (P.L.) 94-587, to mitigate and compensate for fish and wildlife resource losses caused by the construction and operation of the four lower Snake River dams and navigation lock projects (FWS 1998).  Fish and Wildlife Service, LSRCP Office administers and funds the operation, maintenance, and evaluation of all LSRCP facilities in the Grande Ronde River Basin through cooperative agreements with the agencies and tribes. As the agency that markets Columbia River generated power, the Bonneville Power Administration (BPA) reimburses the FWS for all power-related LSRCP costs.  The USFWS is also required to comply with the Endangered Species Act, to meet tribal trust responsibilities, to adhere to various federal laws, agreements, and court orders, and to pursue the USFWS Mission and Vision (USFWS 1998).

The LSRCP spring/summer chinook program in the Grande Ronde River Basin consists of one hatchery (Lookingglass FH).  The LSRCP goal is to return 5,820 spring/summer chinook adults to the Snake River basin above Lower Granite Dam (USFWS, 2001). The hatchery is operated by Oregon Department of Fish and Wildlife.

The LSRCP steelhead program in the Grande Ronde River consists of three hatcheries and associated satellite facilities that rear and acclimate steelhead (Irrigon FH, Wallowa FH, Big Canyon SF).  The LSRCP goal is to return 9,184 steelhead adults to the Snake River Basin above Lower Granite Dam.  Irrigon FH, Wallowa FH, Big Canyon SF, and Little Sheep SF are operated by Oregon Department of Fish and Wildlife while Lyons Ferry FH and Cottonwood SF are operated by Washington Department of Fish and Wildlife.

As LSRCP cooperators, the Nez Perce Tribe and Confederated Tribes of the Umatilla Indian Reservation also participate in operation and management decisions in all LSRCP spring/summer chinook and summer steelhead programs in the Grande Ronde River Basin.  All cooperators are funded to conduct monitoring and evaluation studies.

b. Technical and/or scientific background

Construction of four Lower Snake dams were authorized by Congress in 1945 with no mitigation identified for anadromous fish.  Nine years later, funding was appropriated for construction of the four dams with funding for adult fish ladders and other facilities for salmon and steelhead mitigation.  However, no artificial propagation measures for compensating for unmitigated fish losses were specified at that time.

In the mid-1960’s, after Ice Harbor had been constructed and Lower Monumental and Little Goose were underway, the Fish and Wildlife Service, National Marine Fisheries Service, and state fisheries agencies began to assess mitigation for project-related fish and wildlife losses under the Fish and Wildlife Coordination Act.  A joint 1972 FWS/NMFS Coordination Act Report provided to the Corps described the short and long term impacts of all four Lower Snake dams and recommended mitigation and compensation for both fish and wildlife.  That report provided the basis for the Corp’s 1975 Lower Snake River Fish and Wildlife Compensation Plan (LSRCP) to Congress.  A year later, the LSRCP was authorized by Congress as part of the Water Resources Development Act of 1976.

The basis for the anadromous fish compensation was a 15% loss of the emigrating smolts passing through the turbines at each of the four Lower Snake facilities.  The cumulative losses were estimated to total 48% of the pre-dam Snake River chinook salmon and steelhead runs.  The plan called for creation of hatcheries to produce sufficient juveniles to compensate for this loss with two additional goals of replacing the adult returns “in-kind” and “in-place.”  The other 52% of the run was expected to be maintained or increased through natural production.  The compensation was focused on replacing adult spring/summer and fall chinook and summer steelhead, despite the fact that there were other anadromous species, such as coho and sockeye, still returning to the basin at that time of dam construction.  Congress authorized the Corps to construct the facilities, BPA to repay the treasury for the cost of this program from revenues generated by power sales, and FWS or NMFS to administer of operations.  In 1976 the Corps, FWS, NMFS agreed that the FWS would administer the program.

The adult return goals contained in the compensation plan were based on the Snake River runs between 1959 and 1961.  The overall goals of the LSRCP include:  fall chinook goal is 18,300; the spring/summer chinook 58,700; the summer steelhead 55,100.  The plan also calls for resident trout production to compensate for the loss of angler days when the dams inundated about 140 miles of spawning habitat.  Specifically in the Grande Ronde subbasin, the LSRCP goals are 5,820 spring chinook and 9,184 steelhead.

In addition to the adult return goals identified in the compensation plan, the FWS LSRCP Program also has responsibilities to comply with the Endangered Species Act, to meet our tribal trust responsibilities, to adhere to federal laws and agreements and court orders, and to pursue FWS Mission and Vision.  Under the ESA, we are to ensure that LSRCP actions do not jeopardize listed species whenever possible.  Our tribal responsibilities require that we provide technical assistance, consult with tribes as co-managers, help fulfill restoration or mitigation needs as determined by co-managers, and recognize tribal management decisions on resources under direct jurisdiction, i.e. on reservations.  Among agreements and court orders that impact the LSCRP Program directly are the U.S.-Canada Treaty and US vs. Oregon (the Columbia River Fish Management Plan).

c. Rationale and significance to Regional Programs

Management strategies for the Grande Ronde River subbasin incorporate objectives derived from recommendations made by the Columbia Basin Fish and Wildlife program, NMFS Draft Recovery Plan, Tribal Recovery Plan, Columbia River Fisheries Management Plan, as well as other management plans of the Grande Ronde subbasin (ODFW 1990).  To help restore and enhance chinook salmon populations, ODFW is pursuing a hatchery supplementation program that involves both a conventional and a captive component.  Captive (9801001) and conventional (8805305) broodstock projects for Snake River spring/summer chinook salmon in the Grande Ronde River subbasin are supported by recommendations in the Snake River Recovery Team's report (SRSRT 1994), NMFS draft recovery plan (NMFS, 1995), and the Northwest Power Planning Council's Fish and Wildlife Program (NPPC, 1994). The conventional program utilizes endemic broodstock for Grande Ronde River, Lostine River and Catherine Creek.  It addresses measure 7.2 and 7.4L.  Measure 7.2 calls for immediate action to prevent extinction and anymore loss of genetic diversity in natural spawning stocks.  In addition, measure 7.4L calls for plans for additional supplementation of anadromous salmonids in the Grande Ronde River subbasin.  The captive component addresses numerous objectives identified in the 1994 Fish and Wildlife Program including: 7.1B which addresses conservation of genetic diversity; 7.2 which identifies the need for improvement of existing hatchery production; 7.3B which directs implementation of high priority supplementation projects; 7.4A which specifies the need to evaluate and implement new production initiatives; and 7.4D which directs implementation of captive broodstock programs.  In addition, the NMFS draft recovery plan states "captive broodstock and supplementation programs should be initiated and/or continued for populations identified as being at imminent risk of extinction, facing severe inbreeding depression, or facing demographic risks".  The recovery plan also states "considering the critical low abundance of Grande Ronde spring/summer chinook salmon, impacts to listed fish should be avoided and Lookingglass Hatchery should be operated to prevent extinction of local populations.  Consequently indigenous broodstock should be immediately transferred to Lookingglass Hatchery (natural fish collected in 1995), and production should be maximized to supplement natural populations."  Our goal is to help prevent extinction of the three populations and provide a future basis to reverse the decline in stock abundance and ensure a high probability of population persistence.

To facilitate effective management, more information about the biology of the Grande Ronde River salmonid populations is essential.  Proposed recovery efforts for the Grande Ronde River, chinook salmon and steelhead stocks require knowledge of stock specific life history strategies and critical habitats for spawning, rearing, and downstream migration  (Snake River Recovery Team 1993, Northwest Power Planning Council 1992, Oregon Department of Fish and Wildlife 1990).  There is little information available on the early life history and critical rearing habitats in the Grande Ronde River subbasin.  Recent calls for information include a description of the spatial differences in spawning and rearing habitat (Snake River Recovery Team 1993), development of a profile on genetic, life history, and morphometric characteristics of wild and naturally spawning populations (Snake River Recovery Team 1993; Northwest Power Planning Council 1992, Oregon Department of Fish and Wildlife 1990), and evaluation of critical habitat needs and factors limiting production (Northwest Power Planning Council 1992, Oregon Department of Fish and Wildlife 1990).

The Salmonid Life History Study (9202604) will provide information as directed under three measures of the Columbia River Basin Fish and Wildlife Program.  Measure 7.7 B directs funding for model watershed projects in Idaho, Oregon and Washington and directs the model watershed commission to identify actions that address key limiting factors for salmonids.  This study also is relevant to program measures 7.1 C and D.  The long term objective of the program is to collect information on sustainability of wild and naturally spawning, salmonid populations.  This necessary information includes a description of the genetic, life history and morphological characteristics of wild and naturally spawning populations, identifying population limiting factors and carrying capacity of salmonid habitat.  The proposed study will define critical early life history characteristics, provide estimates of juvenile production, and quantify juvenile habitat preference for naturally produced spring chinook salmon and summer steelhead in the upper Grande Ronde system.

Similar population ecology information is needed for effective bull trout management.  The Bull Trout Study (9405400) is a direct outcome of Fish and Wildlife program measure 10.5.A-2.  Like salmon and steelhead, hydroelectric development in the mainstem Columbia River, the mainstem Snake River, and the various subbasins have impacted bull trout stocks.  These stocks have been threatened or changed by migration barriers that limit access to spawning and rearing habitats and that may limit the prey base. Hydroelectric dams have also isolated small bull trout populations and prevented genetic exchange among populations. This leads to increased risk of extinction of these populations from genetic factors and random events (Reiman and McIntyre, 1993). Other factors including over harvest, non-native species introductions and habitat loss have also contributed to the decline of bull trout populations. The work of Spruell and Allendorf (1997) suggest that maintaining the genetic diversity of bull trout will require the continued existence of many populations throughout the Columbia Basin. Fishery managers need an increased understanding of limiting factors, movement patterns, habitat needs, and the effects of exotic brook trout and other sympatric species to protect and restore Oregon's bull trout populations.

The Habitat Enhancement Project (8402500) establishes long term riparian, fish habitat and tributary passage improvements on private lands through riparian leases, cooperative agreements and easements of 15 years in length.  Individual projects contribute to ecosystem and subbasin wide watershed restoration and management efforts underway by state, federal and tribal agencies.  The project provides off-site mitigation for mainstem fisheries losses caused by Bonneville, The Dalles and John Day hydroelectric dams.  The project goal is to rehabilitate and improve anadromous fish spawning and rearing habitat as outlined in program measure 7.6 of the FWP (NWPPC 1994). This project is an integral part of meeting biological objectives for spring chinook and summer steelhead in the Grande Ronde Subbasin.  Planning for project implementation is coordinated on a comprehensive watershed basis that includes the participation of private landowners, state and federal agencies, tribes and watershed councils as called for in measure 7.6 and 7.7 of the 1994 FWP.  Individual projects also incorporate “Best Management Practices” as outlined in measure 7.8B of the FWP; riparian easements with private landowners as specified in Program Measure 7.8E; and fish passage is established or improved as outlined in measure 7.10 of the FWP. These projects contribute to the Northwest Power Planning Council’s interim goal of doubling anadromous fish runs in the Columbia River Basin by providing offsite mitigation for mainstem fisheries losses caused by the eight dams along the Columbia River hydroelectric system.  This habitat restoration project is a necessary measures to accomplish natural productions goals as outlined in the Grande Ronde Subbasin Salmon and Steelhead Production Plan. Failure to meet biological objectives in the Grande Ronde Subbasin will impact the Northwest Power Planning Council in realizing its interim goal of doubling anadromous fish runs in the Columbia River basin by providing offsite mitigation for mainstem fisheries losses caused by the dams that constitute the Columbia River hydroelectric system.

The wildlife mitigation in the Grande Ronde River subbasin is a direct outcome of the Northwest Power Planning Council’s Fish and Wildlife Program.  Actions to enhance habitat on acquired and eased lands will contribute to the FWP goal of achieving and sustaining levels of habitat and species productivity to mitigate for wildlife losses caused by the development and operation of the hydropower system. Accepted wildlife losses have been measured in Habitat Units for selected target and/or indicator species and are linked to priority habitats.   The protection of high quality native habitats and species of concern is called for under Measure 11.2D.1.

d. Relationships to other projects

The projects under the Grande Ronde Subbasin portion of the Lower Snake Fish and Wildlife Compensation Plan (LSRCP) program are specifically related (Figure 1) and include:

- LSRCP (USFWS).  Administration.  Plan, develop, and integrate O&M and M&E activities of tribal and federal agencies into an annual operation plan (LSRCP AOP).

- LSRCP (USFWS).  Hatchery and Satellite Maintenance and Operations.

- LSRCP (USFWS).  Hatchery Monitoring and Evaluations including smolt passage and survival.

- LSRCP (USFWS).  Fish Health.

- LSRCP (USFWS).  Liberations.

- The Northeast Oregon Hatchery Master Plan (198805301).  Plan and develop conservation production facilities in the Imnaha and Grande Ronde rivers necessary to implement salmon recovery programs for native, ESA listed salmon.  Development of a comprehensive monitoring and evaluation program that allows adaptive management to optimize hatchery and natural production, sustain harvest, and minimize ecological impacts.  Complete activities and sub-activities designed to provide data for resolving management questions and critical uncertainties relating to supplementation of chinook salmon.

- Grande Ronde Model Watershed Project (199202601).  Selected in 1992 by the NPPC as the model watershed project in Oregon (includes the Grande Ronde and Imnaha subbasins).  Completed a basin wide assessment in 1993.  Completed an Operations-Action Plan in 1994. The 14 member Board represents a broad constituency. Subcommittees include a Standing Committee and a Technical Commmittee (which reviews all project proposals).  The Program provides coordination of efforts in the Grande Ronde and Imnaha subbasins.  The planner associated with the program writes project proposals and completes BA’s and NEPA for the projects.

- Captive Brood Artifical Progation (199801001).  Implements the captive broodstock project through the collection of juvenile salmon from the wild and maintaining them in captivity. The founding generation is spawned at maturity and the resulting F1 generation is released back to the parental stream.

- Grande Ronde Basin Spring Chinook Captive Broodstock Program (198801006).  Implement captive broodstock programs and associated research, monitoring, evaluation, and fish health for spring chinook salmon populations in Catherine Creek, upper Grande Ronde and Lostine rivers, to conserve genetic diversity and assist in recovery.

- Preserve Salmonid Gametes (199703800). Preserve male salmonid gametes through cryogenic techniques in order to maintain genetic diversity in populations with low levels of abundance and at high risk of localized extinction. Strives to ensure availability of a genetic sample of the existing male population through preservation in a salmonid germplasm repository.  Our approach is to sample and cryopreserve gametes thereby preserving salmonid genetic diversity within the major subbasins in the Snake River basin.

- Northeast Oregon Hatcheries Planning and Implementation (198805305).  Work with comanagers to develop endemic broodstocks for supplementation of spring chinook salmon in the Grande Ronde basin and continue planning for additional anadromous salmonid enhancement programs in the Grande Ronde, Imnaha, and WallaWalla basins.

- Life History of Spring Chinook Salmon and Summer Steelhead (199202604). Investigate the abundance, migration patterns, survival, and alternate life history strategies exhibited by spring chinook salmon and summer steelhead from distinct populations in the Grande Ronde and Imnaha River basins

- Bull Trout Genetics, Habitat Needs, Life History, etc. in Central and N.E. Oregon (199405400). The goal of the project is to provide scientific information that will help develop a protection and recovery plan for bull trout in Oregon’s proportion of the Columbia Basin.  Specially, monitor and enumerate at LSRCP adult collection facilities.

- Grande Ronde Supplementation: Lostine River O&M and M&E (199800702).  Operate adult trapping and juvenile acclimation facilities and conduct monitoring and evaluation in the Lostine River to implement the Lostine component of the Grande Ronde Basin Endemic Spring Chinook Supplementation Program (GRESP).

Grande Ronde Subbasin Fisheries Restoration Programs

Figure 1.  Project interactions between Coordination and Planning, Research Monitoring and Evaluation, and Hatchery Operations in the Grande Ronde Subbasin.

- Facility O&M And Program M&E For Grande Ronde Anadromous Salmonids (199800703).  Operate adult trapping and juvenile acclimation facilities and conduct monitoring and evaluation in the Upper Grande Ronde and Catherine Creek to implement the Upper Grande Ronde and Catherine Creek component of the Grande Ronde Basin Endemic Spring Chinook Supplementation Program (GRESP).

e. Project history

ODFW has been working with co-managers since the 1970’s to mitigate for losses of fish and wildlife resulting from construction and operation of mainstem Snake River dams.  The U.S. Congress authorized the Lower Snake River Fish and Wildlife Compensation Plan (LSRCP) as part of the Water Resources Development Act of 1976.  In the Grande Ronde Subbasin, the intent of LSRCP was to use hatcheries to compensate for an estimated 48% loss of chinook salmon and steelhead.  In 1980, U.S. Congress passed the Pacific Northwest Electric Power Planning and Conservation Act.  This act mandated mitigation for fish and wildlife lost due to mainstem dams and changed the Northwest Power Planning Council with the development of a comprehensive Fish & Wildlife program.

Throughout the 1980’s, Fish and Wildlife management continued to focus on mitigation.  Salmon and steelhead hatcheries were constructed and juvenile production goals developed that would translate into a total adult return of 5,820 spring chinook salmon and 9,184 summer steelhead were developed.  The intent was to supply additional adult returns for harvest, hatchery broodstock and to enhance natural production.  In addition, in 1984 the Habitat Enhancement project was initiated.  By protecting and enhancing spawning and rearing habitat, and improving fish passage, the Habitat Enhancement project goal is to enhance anadromous salmonid production and assist in mitigating mainstem losses.  Northeast Oregon Hatcheries Project was initiated in 1987 to contribute to the NPPC’s doubling goal for adult returns to the Columbia River Basin.

Grande Ronde salmon and steelhead have continued to decline.  In May 1992, the Grande Ronde River spring chinook salmon were listed as threatened under the Federal Endangered Species Act.  The decline in steelhead has been some what slower, but in October 1997, the Grande Ronde River summer steelhead also were listed as threatened under ESA.  Numerous factors are thought to contribute to the decline of salmon and steelhead in the Grande Ronde subbasin, in addition to problems at mainstem dams.  Over harvest and habitat degradation associated with timber, agriculture, and developmental practices, have impacted local salmonid populations.  The potential contribution of these in-basin problems became highlighted as we became aware of declining bull trout populations in the Grande Ronde.  Bull trout were listed as threatened under ESA in the summer of 1998.

Current fisheries management for the Grande Ronde River subbasin has shifted from predominantly mitigation to recovery of listed stocks, restoration of riparian and in stream habitat, and improving the health of the Grande Ronde watershed.  The Grande Ronde Model Watershed is a local cooperative project that began in 1994 to integrate local habitat efforts with regional actions outlined in the Fish an Wildlife Program and the Snake River Salmon Recovery Plan and is an integral component of fish and wildlife management in the Grande Ronde subbasin.  Additional recovery efforts for these populations require basic biology/ecology information to help achieve management that is effective for enhancing natural production of salmon, steelhead and bull trout.  The risk of extinction for some local populations of spring chinook salmon is high.  Therefore, we also will utilize hatchery technologies, both conventional and captive technologies, to help stave off extinction of salmon in the Grande Ronde subbasin.  Up to this point in time, hatchery steelhead programs have been used primarily for fisheries restoration.  ODFW will continue to work with co-managers to determine the best means to use steelhead hatcheries in the effort to restore natural populations.  In our efforts to adopt the hatchery steelhead program ODFW may propose to develop an endemic broodstock program for summer steelhead.

f. Proposal objectives, tasks and methods

Objective 1.  Coordinate Lower Snake River Compensation Plan Hatcheries, Management and Research operations with BPA projects and co-managers.

Task 1.a	Develop Annual Operating Plan (AOP) directing LSRCP Hatchery Operations, adult collections, spawning, fish production, marking, transfer and acclimation, and intertwine fish research results with fish management objectives.

Task 1.b	Develop Annual Operating Plan (AOP) directing Captive Brood operations, juvenile collections, rearing and spawning operations with co-managers.

Task 1.c	Facilitate Captive Brood Technical Oversite Team (TOT) review meetings with co-managers.

Objective 2.  Produce 360k endemic (conventional) smolt spring chinook for Catherine Creek, upper Grande Ronde, and Lostine River.

Task 2.c	Egg incubation will be conducted at Irrigon and Oxbow hatcheries.  Early August and late-September egg collections will be incubated at Irrigon and middle egg collections will be incubated at Oxbow.   After embryos have reached the “eyed-stage”, Lostine stock eggs incubated at Irrigon (low BKD titer female) will be shipped to Oxbow.  Eggs classified as moderate or high BKD titer will stay at Irrigon.  All Catherine Creek and Upper Grande Ronde stock eyed eggs incubated at Oxbow will be shipped to Irrigon.

Eggs from females are classified as by BKD titers: Low (≤0.2), moderate (0.21 to 0.8), and high (< 0.8).  Depending on co-management agreement, eggs are reared separately from higher BKD titers or culled.

Task 2.d	Early-rearing will be conducted at Irrigon and Oxbow hatcheries.  For each stock, 140,000 eyed eggs produce an estimated 126,000 swim-up fry.  At Oxbow, swim-up fry from CC and GR will be placed in eleven deep troughs in January and February.  At Irrigon, swim-up fry will be placed in five circular tanks in January and segregated by BKD titers (and stock).  In mid-April, when fish reach 200 to 250 fpp, they will be transferred to Lookingglass Hatchery.

Task 2.e	Final-rearing will be conducted at Lookingglass Hatchery in six raceways segregated by stock (2 raceways) and BKD titers (low and moderate).    Fish are Ad clipped and CWT in June and July at approximately 90 fpp (range 75 to 120).  In early November fish are PIT tagged and VIE marked.

Fish Health recommends two prophylactic treatment for R. salmoninarum (BKD) using erythromycin medicated feed under INAD protocols.  The first treatment occurs in May, after transfer from Oxbow and Irrigon; and the second in August, after ad clipping and CWT marking.

Task 2.f	Chinook are transferred to acclimation ponds from late-February to late March.  The fish are approximately 17-22 fpp at release.

Task 2.g 	Conduct examinations of individual maternal parents for infectious hematopoietic necrosis (IHNV) and R. salmoninarum (BKD).  Conduct annual 60-fish inspections for all culturable viruses. All raceways are monitored monthly for specific fish pathogens and parasites.  A pre-liberation examination is conducted within four week of release.

Objective 3.  Produce 360k captive brood (F1) smolt spring chinook Catherine Creek, upper Grande Ronde, and Lostine River.

Task 3.e	Egg incubation will be conducted at Oxbow Hatcheries.  Eggs will be segregated by stock, experimental group (FW, SW, Accelerated and Natural growth), and BKD titer.  After embryos have reached the “eyed-stage”, all eggs will be shipped to Irrigon Hatchery.  Eggs classified as high BKD titer maybe culled.

Eggs from females are classified as by BKD titers: Low (≤0.2), moderate (0.21 to 0.8), and high (< 0.8).  Depending on co-management agreement, eggs are reared separately from higher BKD titers or culled.

Task 3.f	Early-rearing will be conducted at Irrigon Hatcheries in 30 circular tanks.  For each stock, 140,000 eyed eggs produce an estimated 126,000 swim-up fry.  In mid-April, when fish reach 150 to 250 fpp, they will be transferred to Lookingglass Hatchery.  Outlets for additional production will be determined by co-managers.

Task 3.g	Final-rearing will be conducted at Lookingglass Hatchery in six raceways segregated by stock (2 raceways per stock) and experimental group (FW vs. SW) or BKD titers (low and moderate).    Fish are Ad clipped and CWT in June and July at approximately 90 fpp (range 75 to 120).

Fish Health recommends two prophylactic treatment for R. salmoninarum (BKD) using erythromycin medicated feed under INAD protocols.  The first treatment occurs in May, after transfer from Oxbow and Irrigon; and the second in August, after ad clipping and CWT marking.

Task 3.h	Chinook are transferred to acclimation ponds from late-February to late March.  The fish are approximately 17-22 fpp at release.

Task 3.i 	Conduct examinations of individual maternal parents for infectious hematopoietic necrosis (IHNV) and R. salmoninarum (BKD).  Conduct annual 60-fish inspections for all culturable viruses. All raceways are monitored monthly for specific fish pathogens and parasites.  A pre-liberation examination is conducted within four week of release.

Objective 4.  Develop fish management plan to produce 150K smolt spring chinook for Lookingglass Creek.

Task 4.a 	Determine appropriate stock (conventional vs. captive brood).

Task 4.b	Implement NEOH proposed modification to Lookingglass hatchery.

Objective 5.	Produce 870k Wallowa stock summer steelhead.

Task 5.a	Summer steelhead broodstock are collected at Wallowa Hatchery or Big canyon satellite.  Holding and spawning occurs at the collecting hatchery.

Broodstock are collected at Wallowa and Big Canyon at a rate of 100% of the total adult return. Fish are spawned based on the run and spawn timing.  Excess fish are outplanted into local ponds and given to local food bank sources.

Task 5.b	Wallowa Hatchery needs are 1.1 million green eggs to produce 980K eyed-eggs.  Eyed eggs are shipped to Irrigon hatchery.

Task 5.c 	The Irrigon Hatchery summer steelhead production goal is 870,000 smolts.

Swim-up occurs in June.  Approximately 950,000 swim-up fry are placed in about 40 circular tanks.  In the late July or august, fish are moved outside into 10 raceways.  Fish are split evenly after ad clip and CWT marking.

Task 5.d	Marking of summer steelhead begins in August and is typically completed by September.  All fish are ad clipped and represented groups are marked AdLVCWT.

Task 5.e	Fish are acclimated and released in two periods between late-February and early May.  Approximately 570k are released at Wallowa Hatchery and 300k at Big Canyon satellite.  The target size at release is 5 fpp.

Task 3.f.	Fish Health Formalin treatments will be administered as needed under prescription protocols developed and implemented by ODFW personnel.

Fish Health personnel will conduct examinations of individual maternal parents for infectious hematopoietic necrosis (IHNV) and R. salmoninarum (BKD), and conduct annual 60-fish inspections for all culturable viruses.

All raceways are monitored monthly for specific fish pathogens and parasites.  A preliberation examination is conducted within four week of release.

g. Facilities and equipment

### Lookingglass Hatchery

The main water source for Lookingglass Hatchery is Lookingglass Creek (50 CFS water right).  Water temperatures fluctuate daily and seasonally with mean temperatures ranging between 34 o and 61oF.  Additional water source include 2 wells that are capable of pumping 5 CFS of 58oF.

The Lookingglass Hatchery consists of one Hatchery building complex (11,588 ft.2) that includes an office, spawning room, incubation, rearing, cold storage, shop, lab, visitor center and dormitory.  Support buildings include:  one storage (2,240 ft.2), one intake  (1,920 ft.2), three residence of equal size (1,500 ft.2), one BPA/endemic (adult holding) (3,710 ft.2), one generator (792 ft.2), one CTUIR/BPA storage (502 ft.2), and one pump station (261 ft.2).

Outside rearing containers include 18 raceways with rearing volume 3500 ft.3 (10’x100’x3.5’), 2 adult holding raceways 6,400 ft.3 (20’x80’x4’), three adult circular holding tanks 942 ft.3 (20’x3’).  Inside rearing containers include 32 troughs and 288 incubation trays in 36 stacks.

Essential equipment includes:

3-vechiles (1994 ¾ ton 4 X 4, 1995, ½ ton 4 X 4, 1997 1-ton 4 X 4 Club Cab Pickup)

1-Electric Fish Pump

1-John Deere Tractor with Snow Blower

1-Hyster Forklift 6000 lb. capacity

2-walk behind snow blowers

1-Caterpillar Road Grader

1-1986 Chevy Dump truck (5 yd.)

1-John Deere 310B Backhoe

2 trailers-20 ft low Boy equipment trailer and snowmobile

2-pressure washers, electric

13-radios (base station, vehicles, hand held)

3-computers (1 laptop), monitors, printers, scanner

1-egg counter

Misc. Fish culture equipment

2-portable generators 15 kW

4-portable trash pumps

Misc. shop tools

1-Snowmobile

2-65 ton chiller (170gpm of 43F)

1-15 ton chiller  (30gpm of 40F)

1-Heat Exchanger Unit

8-pumps (~20 hp)

1-walk in freezer

3-200 hp electric pumps

1-right angle drive unit

1-450hp-diesel turbo charged engine

1-180KW backup generator

1-50 kW backup electric generator

Irrigon Hatchery

The water source for the Irrigon Hatchery consists of five remote wells that are capable of pumping 31,000 gpm (69 CFS) with temperature ranging from 50(F to 61(F.

The Irrigon Hatchery consists of one Hatchery building complex (11,952 ft.2) that includes offices, visitor center, 2 separate incubation areas, 2 early rearing areas, cold storage and lab.  Maintenance/shop (4,788 ft.2) includes vehicle storage, welding area, woodshop, material storage, paint room, storage, break room, and maintenance office.  Six residences of equal size (1,200 ft.2), aeration tower (972 ft.2), mechanical building (720 ft.2), and four pump stations (850 ft.2, 375 ft.2, 169 ft.2, and 81 ft.2).

Outside rearing containers include 32 raceways each with a rearing volume of 7,000 ft.3 (100’x20’x3.5’).  Inside rearing containers include 68 circular tanks each with a rearing volume of 70 ft.3 (6’x3’), and 288 incubation trays in 24 stacks.

### Essential Equipment includes:

2- fish pumps

1-flatbed boom truck and tilt bed

1-flatbed with tank – 4 compartments

1-Astro Van

2-pickups

1-tractor with attachments

5-back-up generators for wells and hatchery building

Pump stations:

#1=2 - 100 hp pumps:  1 – 40 hp; 2 – 7.5 hp

#2 = 2 – 200 hp pumps; 1 – 40 hp pump; 2 – 15 hp pump

#3 = 1 – 100 hp pump

#4 = 1 100 hp pump

#5 = 1 – 50 hp pump; domestic well pump;

2-chillers

1-walk-in freezer; thaw room

1-fry transfer tank (on site) 300 gallons

Hatchery Needs

Storage shed.

Wallowa Hatchery and Satellites (Big Canyon)

The main water sources for Wallowa Hatchery are Wallowa River (14.2 CFS) and Spring Creek (12.9 CFS).  Water temperatures fluctuate daily and seasonally from both sources with mean temperatures ranging between 32 o and 69oF.  Additional water source include 2 springs (Upper and Lower) that are capable of producing 160 gpm (80 each). Water temperatures fluctuate seasonally with mean temperatures ranging between 41 o and 51oF in the upper spring and 37 o and 57oF in the lower spring. Additional water sources include 2 wells that are capable of pumping 160 gpm of 53oF and 59oF.

The main water source for Big Canyon Satellite is Deer Creek (6.6 CFS).  Water temperatures fluctuate daily and seasonally with mean temperatures ranging between 33 o and 57oF (March through June).

The Wallowa Hatchery consists of one Hatchery building complex (4,350 ft.2) that includes office, visitor center, 2 separate incubation areas, spawning room, and 3-bedroom bunkhouse.  Support buildings include mechanical building (384 ft.2), two garage/storage buildings (2,000 ft.2; 2,688 ft.2), gas shed (200 ft.2), two residents (1,180 ft.2; 1,220 ft.2), Upper well shed (50 ft.2), Intake building (110 ft.2), and the old hatchery building (13,800 ft.2).  The old hatchery building consists of shop area, storage, chemical storage, old early rearing area, freezer, grinding room, feed room, and 4 garages.

The Big Canyon Satellite consists of one support cabin complex (1,560 ft.2) that includes living quarters, visitor area, office, and freezer. Support buildings consist of mechanical building (236 ft.2), intake building (400 ft.2), shop (720 ft.2), and spawning shelter.

Wallowa Hatchery outside rearing containers include 2 acclimation ponds each with a rearing volume of 44,100 ft.3 (300’x42’x3.5’), 1 adult holding pond with a volume of 7,200 ft.3 (80’x20’x4.5’), 1 adult trap (931 ft.3), 2 circular ponds volume of 708 ft.3 (19’x 2.5’), 6 oval tanks volume of 3,000 ft.3 (47.2’x29’x3.5’), and 5 raceways rearing volume 9,000 ft.3 (100’x20’x4.5’).  Inside rearing containers include 12 tanks each with a rearing volume of 151 ft.3 (14’x4’x2.7’), and 288 incubation trays in 73 units.

Big Canyon acclimation rearing containers include 1 pond with a rearing volume of 7,350 ft.3 (70’x30’x3.5’), 2 ponds with volumes of 15,750 ft.3 (150’x30’x3.5’), and an adult holding pond volume of 1,350 ft.3 (30’x10’x4.5’).

Essential Equipment

3-pickups

1-dump truck

1-backhoe & trailer

1-1000 gal liberation truck

1-snow plow

1-fish pump

2-well pumps

3-3hp booster pumps

1-25 hp booster pump

3-Emergency generator (Wallowa, Big Canyon, Little Sheep)

2-computers/monitor/printer

Hatchery Needs

1.   Need to cover upper spring to prevent water loss and protect the source from pathogens and chemical spills.

2.  Install pipeline from lower spring to mechanical building, this would provide an additional pathogen free water source to the hatch house and give us greater rearing flexibility.

### Fish Liberations and Administration

### Essential Equipment includes:

USFWS (LSRCP)

1-1-ton 4x4 pickup

1-Transport truck (2000 gallon tank)

1-Transport tractor

2-5,000 gallon tanks

2-computers/monitor/printer

h. References

| Reference (include web address if available online) | Submitted w/form (y/n) |
| --- | --- |
| (Replace this text with your response; use regular Word commands to add/del/move rows) |  |

# Section 10 of 10. Key personnel

Administration

Key Personnel:

Scott Patterson

### Northeast Oregon Hatchery Coordinator

107 20th Street

La Grande, Oregon 97850

(541) 963-2138

Scott.D.Patterson@state.or.us

Resume	Work History

2000- present	Northeast Hatchery Coordinator, Oregon Dept. of Fish and Wildlife. Plan and Coordinate operations of the Northeast Region hatcheries and regional fish liberation and distribution operations.  It is primarily responsible for coordinating the development of new fish production programs ad associated facilities with National Marine Fisheries Service, U.S. Fish and Wildlife Service, Bonneville Power Administration, the Confederated Tribes of the Umatilla Indian Reservation, and the Nez Perce Tribe.  Develop annual operating Plans to guide Northeast Region hatchery operation in consultation with these federal agencies and tribes.

1994 – 2000	Assistant Fish Hatchery Manager (Supt. 1), Clearwater Hatchery Idaho Dept. of Fish and Game. Trained, supervised, and developed work schedules of 25 employees to produce 3 million spring chinook, 1 million steelhead, and 250,000 rainbow trout.  Collected adult salmon and spawned fish.  Monitored egg development, fish growth, nutritional requirements, and fish health.  Supervise fish transport, record collections, data analysis.  Wrote reports.  Conducted nutritional and behavior experiments on steelhead trout.  Ensure inventory, equipment, capital improvements, and safety requirements.

1990-1994	Fish Hatchery Manager (Supt. 1), Sandpoint Hatchery, Idaho Dept. of Fish and Game

Project leader of small hatchery.  Developed and monitored budget.  Maintained records and wrote hatchery reports.  Ensure inventory, equipment, and capital improvements, and safety requirements.  Worked with threatened and sensitive bull trout and white sturgeon.  Developed and implemented fish culture techniques for spawning, embryo development, and fish rearing of bull trout.  Designed, constructed, and operated closed water system to incubate eggs and rear white sturgeon.  Designed and constructed  8 net pens to rear 80,000 westslope cutthroat trout in Lake Pend Oreille.  Liaison between IDFG and sportsman groups.

1989 – 1990 	Assistant Fish Hatchery Manager (Supt. 1), Cabinet Gorge Hatchery, Idaho Dept. of Fish and Game.  Supervised spawning operation of kokanee salmon (14 million eggs).  Trained 12-man work crew.  Summarized population dynamics of adult kokanee.  Developed and implemented rearing techniques of kokanee.  Monitored fish health and water quality.  Restored spawning gravel for kokanee and bull trout.

1987 – 1989 	Fish Culturist, Magic Valley Steelhead Hatchery, Idaho Dept. of Fish and Game

Developed and implemented growth program for 2 million steelhead.  Monitored fish behavior and water quality.  Ensured fish nutrition.  Maintained small motors and hatchery grounds.  Repaired fish pumps, water lines, feed silos, and fish feeders.

Winter 1987	Fishery Biologist, Foreign Fishery Observer, Oregon State University

Determined catch composition, catch rates, and species composition.

Summers 	Bio-Aide, Mackay Hatchery, Idaho Dept. of Fish and Game

1984, 85, 86	Assisted in daily fish culture duties.  Stocked salmonids statewide.  Maintained and repaired concrete raceways and maintained hatchery grounds.

EDUCATION

1998		Master of Science, Fishery Resources, University of Idaho, Moscow, ID

1985		Bachelor of Science Fishery Resources, University of Idaho, Moscow, ID

Lookingglass Hatchery

Lookingglass Hatchery staff consists of Hatchery Coordinator (2 months), Hatchery Manager 2, F&W Technician 2 (Assistant Manager), two F&W Technician 1, and seasonal positions including F&W Technician 2 (6 months), F&W Technician 1 (28 months), and Laborer (3 months).

Key Personnel:

Robert Lund

### Lookingglass Hatchery Manager 2

76653 Lookingglass Road

Elgin, Oregon 97827

(541) 437-9723

blund@oregonvos.net

Resume	WORK HISTORY

1996-present	Lookingglass Hatchery Manager 2

Responsible for the successful operations of Lookingglass Hatchery.  Maintain cooperation with district, pathology, research, other department personnel, and tribal co-managers. Accurately develop and monitor the budget and expenditures.  Directly supervise 6.5 employees.  Provide training and development opportunities for all crew members.  Develop work plans and write performance evaluations.  Participate in planning and program reviews.

1985-1996	Lookingglass Hatchery Assistant Manager (F&W Tech 1 & 2).

Assist Manager with hatchery operations.

  - Administrator 2.

Design, organize and implement a centralized distribution system.  Prepare budgets.  Interview, appraise, promote, evaluate and terminate personnel.  Supervise complex multi-faceted distribution interface with finance, data system, personnel, schools, facility and construction departments.

EDUCATION

1984		AAS Fisheries, Peninsula College, Port Angeles, WA

1968		BS Economics/Urban studies, Portland State, Portland, OR

1972		MS Urban studies, Portland State, Portland, OR

Chris Lauman

### Lookingglass Hatchery Asst. Manager (F&W Tech 2)

76645 Lookingglass Road

Elgin, Oregon 97827

(541) 437-9723

clauman@oregonvos.net

Resume		WORK HISTORY

1998-present	Lookingglass Hatchery Assistant Manager (F&W Tech 2).  Assist Manager with hatchery operations.

# Bonneville Hatchery  (F&W Tech 1).

1990-1991	Lookingglass Hatchery, Laborer.

EDUCATION

High School, Imbler

Irrigon Hatchery

Irrigon Hatchery staff consists of Hatchery Coordinator (2 months), Complex Manager, Trades/Maintenance Coordinator, F&W Technician 2 (Assistant Manager), F&W Technician 1 (5½ FTE’s), and an Office Specialist.

Mike Gribble,

### Irrigon/Umatilla Hatcheries Complex Manager

###### 74135 Riverview Lane

Irrigon, Oregon 97844

(541) 922-2762

irhatch@eoni.com

Resume	WORK HISTORY

1996- present	Irrigon Hatchery Manager 3

Responsible for the successful operations of Irrigon and Umatilla hatcheries.  Maintain cooperation with district, pathology, research, other department personnel, and tribal co-managers. Accurately develop and monitor the budget and expenditures.  Directly supervise 16 employees.  Provide training and development opportunities for all crew members.  Develop work plans and write performance evaluations.  Participate in planning and program reviews.

  - Nehalem Hatchery Manager 2

Successfully manage the operations of Nehalem Hatchery.  Accurately developed the budget and monitored expenditures. Hired and supervised the personnel to efficiently carry out the marking program. Responsible for improvements to hatchery as time and money permitted.  Maintained positive attitudes and cooperation with district, pathology, research, other department personnel, and local concerned citizens.  Participated in and made training available for the crew.  Made hatchery available for special occasions such as Wildlife Heritage Foundation annual meeting.  Involved in the hatchery host program.  Keep abreast of new methods and keep crew informed.

1991-1993	Wallowa Hatchery Manager 2

Responsible for the efficient operation of Wallowa Hatchery the Big Canyon and Little Sheep satellites.  Hired the staffing to operate the satellites and supervised all  the hatchery operations.  Successfully supervised the crew in executing fish culture operations to achieve production goals.  Utilize Hatchery Host, YCC and, community service workers.  Prepare  monthly, annual and special reports on hatchery operations and maintain accurate hatchery records and files.  Input data on the computer HIMS system.  Prepare work plans, provide training and evaluate personnel.  Coordinate fish liberations and transfers with the liberation coordinator.  Work with the COE to develop clean up contracts.  Develop positive attitudes and cooperation with OSP, Pathology, Research and other Department personnel.  Developed, administered and monitored a hatchery budget of two funding sources.

1989-1991	Bonneville Hatchery Manager 1

Supervised adult capture and egg taking. Coordinated with egg and carcass buyers. Kept accurate records on adults and put information on the computer.  Trained technicians to input on the computer.  Set up feeding programs and ordered feed to meet production goals.  Set up ponding schemes to most efficiently use the rearing ponds.  Coordinated fish liberations and transfers with the liberation coordinator.  Developed work plans with employees and made out the performance appraisals.  Supervised maintenance and grounds crews.  Assisted manager with budget planning and tracking.

  - Irrigon Hatchery Assistant Manager

Worked out of class as Manager 1 from July 1988 to August 1989.  Supervised the crew in all aspects of hatchery work.  Trained technicians in making out monthly reports. Organized the Monday morning meetings to keep the crew informed.  Provided input to the manager to meet production goals. Assisted in developing the budgets, making cost estimates for personnel services, service and supply, OPE, and indirect. Coordinated and supervised the Umatilla Steelhead egg takes.  Directed the steelhead grading operation.  Gained experience by making out work plans and merit ratings.  Served as the ERG representative for N.E.Region.

1978-1984	Nehalem Hatchery Technician 1

General fish culture duties. Knowledgeable in the operation of a pump station.  Experience in adult collection, incubation, and rearing of Coho and Winter Steelhead. Efficient at making out the monthly reports.  Competent as a diesel liberation truck driver.

1976-1978	Big Creek Hatchery Technician 1

General fish culture duties.  Gained experience in adult collection, incubation, and rearing Fall Chinook, Coho, Winter Steelhead, Sea-Run Cutthroat, and some Chum.  Responsible for purchasing FY78-FY79.

EDUCATION

1976		Fisheries Technology, Mt. Hood Community College, Gresham, OR

Wesley E. Cone

### Trade/Maintenance Coordinator

235 NE 5th Street

Irrigon, Oregon 97844

(541) 922-3890

Resume	WORK HISTORY

2000- present	Trades/Maintenance Coordinator, Irrigon Hatchery. Coordinating general maintenance and small construction projects of hatchery building, residents and equipment.

1992-2000	Trades/Maintenance Worker 2, Umatilla Hatchery. General maintenance and assisted on small construction projects for hatchery building, residents and equipment.

1991-1992	Landscape Construction Foreman, TORII Gardens, Bend OR.  General landscaping, designed and installed sprinkler systems, and repair systems.

1990-1991	Public Service Representative, PUC, Klamath Falls, OR. Communicated  (PUC and DMV) variances and laws.

1987-1990	Fireman, Industrial Pipe fitter and Asbestos Abatement Worker, Klamath Falls, OR.  Installed and repaired steam, air, heating and water systems; asbestos testing and removal; plant fire control; system maintenance, pipe welding and back hoe operations.

1983-1987	Department Leadman, General Maintenance & Set-up, Maywood Ind., Klamath Falls, Or.    Preformed general plant maintenance, welding and fabrication, pipefitting, electrical installation and troubling shooting.

1980-1983	Job Service Representative, Oregon State Employment Division, Klamath Falls, OR.  Accepted claims, explained insurance information, and assisted with applications forms.

1978-1979	State Trooper, Oregon State Police, Lincoln City, OR. Performed highway patrol; investigated crime reports and motor accidents; prepared and conducted court proceedings for the State of Oregon.

1963-1978	Industrial Pipe fitter, Maintenance Mechanic, Plant Relief Foreman, Weyerhaeuser, Klamath Falls, OR.

EDUCATION

1977		I.C.S. affiliated pipe fitter, Oregon State University Certificate, Corvallis, OR.

1987		Asbestos Abatement,  Department of Labor and Industries.

Paul Aasrud,

### Irrigon Hatchery Asst. Manager (F&W Tech 2)

###### 74134Riverview Lane

Irrigon, Oregon 97844

(541) 922-2762

irhatch@eoni.com

Resume	WORK HISTORY

2000- present	Assist Manager, F&W Tech 2, Irrigon Hatchery.  Supervise 4 ½ Tech I’s and perform general culture of Summer Steelhead from eyed eggs to release.  Captive brood program, conventional Spring Chinook Program.

1996-2000	F&W Tech 1, Irrigon Hatchery. General fish culture duties to rear Summer Steelhead from eyed eggs to release, assist with Captive brood program, conventional Spring Chinook Program.

1985-1996	F&W Tech 1, Klaskanine Hatchery Astoria, OR. General culture of Coho and Chinook Salmon, Winter Steelhead from adults returning to the hatchery to release.

1984-1985	F&W Tech 1, Cole Rivers  Hatchery, Trail, OR. General culture of Rainbow Trout, Winter and Summer Steelhead, Fall and Spring Chinook, and Coho Salmon.

1984-1984	F&W Tech 1, McKenzie  Hatchery, Leaburg,  OR.  General culture and maintenance.

1983-1984	Laborer 1, M, Klaskanine Hatchery Astoria, OR.  General culture and maintenance.

Education

Fisheries Technology, Mt. Hood Community College, Gresham, OR.

Wallowa Hatchery

Wallowa Hatchery staff consists of Hatchery Coordinator (2 months), Hatchery Manager 2, F&W Technician 2 (Assistant Manager), and seasonal positions including two F&W Technician 2 (9 months), two F&W Technician 1 (16 months), and Office Specialist (4 months).

Key Personnel:

### Greg Davis

Wallowa Hatchery Manager 2

82119 Fish Hatchery Lane

Enterprise, Oregon 97828

wahatch@oregontrail.net

Resume	WORK HISTORY

93-Present	F&W Manager 2, Wallowa Hatchery in Enterprise OR.  Manage central hatchery and two adult collection, spawning and smolt acclimation satellite facilities. Supervised up to 2 permanent and 5 seasonal staff. Coordinate fish culture activities with other department staff and co-managers.

1993-1993	F&W Tech 2, Gnat Creek Hatchery.  Supervised 2 subordinate staff members. Helped plan, direct and participate in fish culture activities associated with rearing 500,000 winter steelhead, 150,000 summer steelhead and 20,000 cutthroat trout.

1991-1993	F&W Manager 1, Bonneville Hatchery.  Coordinated activities for up to 30 people. Oversaw all fish culture activities. Coordinated fish culture events with District Biologists, Pathologists, and Liberation coordinators.  Prepare reports on INAD drug use, DEQ monitoring, water flow, and other hatchery records.

1988-1991	F&W Tech 2, Bonneville Hatchery.  Directly supervise 8 Tech. 1's and a crew of 6 Mt. Hood Community College student workers. Developed long-term goals with management then coordinated daily work schedules based on available manpower and work goal priorities. Helped plan, direct and participate in seasonal fish culture activities, which included: facility preparation for adult collection of up to 58,000 coho, Tule and Upriver Bright (URB) fall chinook. Hatch house preparation to receive up to 33,000,000 Tule and URB fall chinook, coho and summer steelhead eggs. Supervised and participated in the acquisition and transfer of 2,500,000 chinook eggs from Priest Rapids hatchery. Ponding 28,000,000 fall chinook fry, shipping 10,200,000 fall chinook fry to Stayton ponds, 225,000 yearling fall chinook to the Umatilla river system, 500,000 yearling spring chinook to the Umatilla and Hood river systems. Pond inventory and redistribution involving, 500,000 spring chinook and 18,000,000 fall chinook. Receiving and rearing to yearling size 500,000 spring chinook and 2,000,000 coho.

1985-1988	F&W Tech 1, Oxbow Hatchery.    Involved in all phases of hatchery work, from receiving up to 9,000,000 green and eyed coho and chinook eggs, to fry.  Primarily responsible for several maintenance projects including: rebuilding a hatchery garage, replacing the roof on the hatchery domestic water shed, fixing the plumbing on the domestic water system, installing siding and a tub surround on a mobile home and building aluminum crowders.

1984-1985	F&W Tech 1, Oxbow Hatchery.  Fed and monitored fish condition. Fed coho and spring chinook salmon.  Picked mortality, vacuumed and cleaned ponds, sampled, split and transferred fish, pressure washed ponds. Enumerated eggs fry. General maintenance.

1983-1983	Property Guard, Bonneville Hatchery.  Primary responsibility was to prevent salmon and trout poaching. Treated adult salmon in holding ponds with Malachite green daily. Treated incubating salmon eggs with Formalin and Gentian Violet.

1981-1983	Machine Operator, Transco Northwest, Portland OR.

1980-1981	Fisheries Tech. Domsea Salmon Farms, Rochester, WA.

Education

1980		Fisheries Technology, Mt. Hood Community College, Gresham, OR.

### Bob Jones

Assist. Manager (F&W Tech 2)

82119 Fish Hatchery Lane

Enterprise, Oregon 97828

1979- Present	F&W Tech 2, Wallowa Hatchery.

1973-1979	F&W Tech 1, Oregon Dept. of Fish and Wildlife.

Fish Pathology, NE Region, La Grande OR

Fish Pathology staff consists of Director of Fish Health (1 months), Fish Pathologist, Microbiologist, Seasonal Experimental Biologist.

Key Personnel:

Dr. Richard Holt

PEM-D

OSU, Nash Hall Fisheries and Wildlife

Corvallis, OR 97331

(541) 737-0496

Sam Onjukka

Fish Pathologist

Badgley Hall

La Grande, OR 97850

(541) 963-3823

Resume    	Work Experience

1999 – Present	Project Leader – Fish Pathologist, Oregon Department of Fish & Wildlife, La Grande, OR. Supervise and directs fish health activities at the fish pathology laboratory in La Grande.  Conducts routine health examinations and fish loss investigations to determine fish health problems and recommend appropriate action in the interest of prevention of future loss.  Monitors and evaluates the prevalence of fish pathogens in hatchery and natural populations in NE Oregon.  Assists agency and tribal fish biologists with management decisions that impact fish health of ESA listed stocks.

  - Microbiologist 1, Oregon Dept. Fish & Wildlife, La Grande, OR

1985-1987           Research Assistant, Department of Botany and Plant Pathology, Oregon state University,

Corvallis, OR.

5/82 - 9/85           Biological Technician, United States Environmental Protection Agency (Western Fish

Toxicology Station), Corvallis, OR

EDUCATION

# 1985	B.S., Microbiology, Oregon State University, Corvallis, OR

Glenda M. Claire

Microbiologist

Badgley Hall

La Grande, OR 97850

(541) 963-3823

# Resume    	Work Experience

1999 – Present 	Microbiologist, Oregon Dept. Fish & Wildlife, E.O.U., Badgley Hall, La Grande, OR.

1995 – 1999	Production Assistant, Nez Perce Tribe, Enterprise, OR

1995 – 1995	Bio-Aide, Idaho Dept. of Fish & Game, Jerome, ID

1994–1994	Bio-Aide, Idaho Dept. of Fish & Game, McCall, ID

1994–1995	Lab Technician, University of Idaho, Moscow, ID

1988–1989	Faculty Research Associate, Oregon State University, Corvallis, OR

# 1987–1989	Research Associate and Microbiologist, Basic American Foods, Blackfoot, ID

EDUCATION

1987		B.S., Microbiology, Oregon State University

- Fisheries, University of Idaho

Fish Liberations, NE Region, La Grande OR

Fish Liberation staff consists of Liberations Coordinator (F&W Tech. 3), F&W Tech. 2, and Seasonal F&W Tech. 2 (12 months).

Key Personnel:

### Bob Becker

### Northeast Oregon Liberation Coordinator (F&W Tech. 3)

107 20th Street

La Grande, Oregon 97850

(541) 963-2138

Resume    	Work Experience

1984–Present	NE Region Liberation Coordinator (F&W Tech 3), La Grande OR.

1978-1984	F&W Tech 1, Wizard Falls, Camp Sherman, OR.

EDUCATION

1977		Fisheries Technology, Mt. Hood Community College, Gresham, OR.

# Text boxes

NEOH Master Plan NPT

LSRCP AOP ODFW

BPA Captive Brood (AOP) ODFW, CTUIR, NPT, NMFS

BPA Captive Brood (TOT) ODFW, CTUIR, NPT, NMFS

Planning and Coordination

NEOH Planning ODFW

GRMWSP

Irrigon Hatchery O&M ODFW

Hatcheries M&E ODFW/NPT

Lookingglass Hatchery O&M ODFW

Salmon Life History ODFW

Fish Passage

Big Canyon Satellite ODFW

Wallowa Hatchery  ODFW

Outmigration/

Survival M&E  ODFDW/NPT

Hatchery Operations

Oxbow Hatchery ODFW

Research Monitoring and Evaluations

Captive Brood ODFW/CTUIR/NPT/NMFS

Catherine Cr. U. Grande Ronde Facilities CTUIR

Habitat Enhancement

Bull Trout Life History ODFW

Lostine Facility NPT

Fish Health ODFW

Fish Liberations ODFW

Cyrogenetic Preservation NPT

Adult transfers, holding and spawning are funded through BPA (198801006).

Task 2.a	The broodstock goal is 100 adults each from Lostine River, upper Grande Ronde, and Catherine Creek.  Broodstock is collected at each tributary from May through September according to Section 10 permit on adult sliding scales and co-management agreements.  Fish are transferred to Lookingglass for holding and spawning.

Formalin or Hydrogen peroxide treatments will be administered three to five days per week beginning in June under prescription protocols developed and implemented by ODFW personnel.

Task 2.b	Spawning will be conducted at Lookingglass Hatchery August through September.  A 3x3 spawning matrix will be utilized whenever possible.  Only naturally produced (unmarked) fish will be spawned.  Captive Brood F1 adults will not be used for broodstock.  Approximately 176,000 green eggs are collected and transferred to either Irrigon or Oxbow hatcheries.

Smolts are transferred for acclimation to facilities funded through BPA (NPT 199800702) and (CTUIR 199800703).

Task 2.h	Acclimate and release smolts.

Juvenile collections and rearing are funded through BPA (198801001).

Task 3.a	Juvenile collection for future broodstock is a maximum of 500 parr from each of the Lostine River, upper Grande Ronde, and Catherine Creek.  In August and September, parr are collected at each tributary according to ESA 1011 permit and co-management agreements.  Parr are transferred to Lookingglass for over winter rearing.

Task 3.b	Over-winter rearing is conducted at Lookingglass in six Canadian troughs.  The 500 fish from each stock will be divided into two equal size groups upon arrival and placed into mesh-covered troughs.  When collection is completed we will have two troughs for each stock with 250 (or equal numbers if less) individuals in each trough.  These groups will be assigned to one of two treatments:  1) Accelerated pre-smolt growth profile; 2) Slow or “natural” pre-smolt growth profile.  The accelerated growth group will be reared on 10 - 12(C well water for the entire growth period at LFH.  The natural growth groups will be reared on well water at temperatures that will be seasonally adjusted to simulate a natural profile.  All groups will be subjected to a simulated natural photoperiod throughout the rearing. Each growth profile treatment will be split when transferred to either Bonneville (Freshwater) or Manchester (Saltwater) hatcheries in May.

Task 3.c	Final rearing is conducted at Bonneville (Freshwater) or Manchester (Saltwater) hatcheries.  Maturity sorts are conducted in April and June.  Task 3.d	Spawning will be conducted at Bonneville Hatchery September through October.  Fish will be spawned according to the Captive Brood AOP (Carmichael et al. 2000).  All mature fish are spawned.

Smolts are transferred for acclimation to facilities funded through BPA (NPT 199800702) and (CTUIR 199800703).

Task 3.h	Acclimate and release smolts.