Project ID:	199500100

Title:	Kalispel Tribe Resident Fish Project

# Section 9 of 10. Project description

a. Abstract

The Kalispel Resident Fish Project (NWPPC Program Measure 10.8B.14-16, 18 and 19) was designed to assess and determine the habitat conditions in Pend Oreille River tributaries that are limiting to native bull trout and cutthroat trout populations.  Based on the habitat assessments, recommendations for enhancement measures were developed to increase the quality and quantity of habitat for native salmonids.  All enhancement measure sites were subjected to an intensive pre-assessment of habitat and fish populations; that data will be used to compare with subsequent years of post assessments to determine the types of enhancement that provide the most benefit to habitat conditions.

In conjunction with the tributary enhancement efforts, this project also has a mainstem enhancement component. To enhance the overwinter survival of juvenile bass, artificial habitat is being added to the almost structure-free Box Canyon Reservoir. A largemouth bass hatchery has been constructed on the Kalispel Reservation to supplement the natural largemouth bass population in the reservoir. Enhancement and supplementation efforts are designed to increase the amount of harvestable bass from the current levels of 6 pounds/acre to a final target of 12 pounds/acre.  Subsequent habitat and population assessments will be used to determine the effectiveness of enhancement measures toward meeting the established biological objectives for both the tributaries and mainstem.

b. Technical and/or scientific background

Fire history, past timber harvest activities, and dams have influenced the landscape in the Lower Pend Oreille Subbasin.  The subbasin was first logged from 1915 to 1930 and much of the old-growth timber was removed.  Logging railroad and log flumes were used on the mainstem Pend Oreille River and several of its tributaries.  Log flumes were common, simplified the instream habitat, and decreased the recruitment source of large woody debris.  In more recent years, road construction and maintenance, timber harvest, and cattle grazing have degraded stream habitat conditions.  Numerous forest fires occurred between 1910 and 1929 and impacted many watersheds.  From 1917 to 1929, an estimated 60 to 70% of the LeClerc Creek watershed burned.  The largest fire in the LeClerc Creek watershed occurred in 1929.

The fish assemblage existing today in the subbasin is drastically different from pre-dam development.  Anadromous fish have been extirpated due to the construction of Grand Coulee Dam; over 1,140 linear miles of spawning and rearing habitat in the Upper Columbia River System were eliminated (Scholz et al. 1985).  The five dams on the lower Pend Oreille River are also believed to be a significant reason for the decline of native salmonid populations.  These dams include Waneta (Canada), Seven Mile (Canada), Boundary (U.S.), Box Canyon (U.S.), and Albeni Falls (U.S.).  None of these dams were built with fish passage facilities.  Other dams and diversions such as Cedar Creek Dam, Sullivan Lake Dam, Mill Pond Dam, North Fork Sullivan Creek Dam, and Calispell Pumps were constructed in Pend Oreille River tributaries and further fragmented the connectivity of native salmonid populations.

These past events have had negative impacts to fish and wildlife populations throughout the subbasin.  In the tributary watersheds, natural processes need to be restored through long term watershed rehabilitation. The Kalispel Natural Resource Department (KNRD) addresses reservoir and watershed rehabilitation through many different avenues. One KNRD staff member is funded to monitor and provide consultation for forest management practices through the Washington State Timber Fish and Wildlife program.  This ultimately became the Forest and Fish Report.  The Kalispel Tribe (Tribe) has been actively involved with this program the past 2+ years, advocating that the proposed rules do not provide for healthy, functioning ecosystems.  Another KNRD staff member is currently a member of the Northeastern Washington Bull Trout Recovery Team and a member of the overall Oversite Team, which oversees the recovery process across the five distinct population segments.  The Tribe provided comments on the Biological Opinion for federally operated hydropower projects, particularly on Albeni Falls Dam.  Specific terms and conditions were provided for Albeni Falls Dam.  The Tribe is also heavily involved in the FERC relicensing of Box Canyon Dam (Pend Oreille County PUD #1).  This license is set to expire in 2002.  In addition, the Tribe is involved in the relicensing of Boundary Dam (Seattle City Light). This license is set to expire in 2011.  The Tribe is also in the process of receiving 401 certification from EPA for Box Canyon Reservoir.  This will enable the Tribe to set water quality standards for waters that are on reservation. A KNRD staff member sits on the board of directors and the monitoring sub-committee of the tri-state water quality council which was mandated under section 525 of the clean water act to address excessive nutrients in the Clark Fork/Pend Oreille Basin. The Tribe is applying to EPA for approval of water quality standards for waters of the reservation under sections 303(c) and 401 of the clean water act. The Tribe has applied for and obtained “treatment as a state” status from EPA under section 106 of the clean water act which allows for funding of water pollution control programs.  The Tribe has applied for and received “treatment as a state” status from EPA under section 319 of the clean water act which addresses control of non-point source pollution.  This involved writing and adopting a non-point source assessment report and a non-point source management program.  Staff members are involved with the northwest Indian fisheries commission’s coordinated tribal water quality program.  The Tribe has staff sitting on the Pend Oreille Watershed planning unit and on the habitat, water quality, water quantity, and contractor hiring subcommittees of the planning unit.

In an attempt to partially mitigate for the resident and anadromous fish losses caused by hydropower development and operation, the Northwest Power Planning Council (Council) called for recommendations to develop a program that would provide measures to protect, mitigate and enhance fish and wildlife affected by the construction and operation of hydroelectric facilities located on the Columbia River and its tributaries.  The Tribe, in conjunction with the Upper Columbia United Tribes (UCUT) Fisheries Center, undertook a three-year assessment of the fishery opportunities in the Pend Oreille River (Ashe et al. 1991) to provide the Council with recommendations. Assessment findings indicated that trout species were rare in the reservoir and compose less than 1% of the total abundance.  Brown trout were the most abundant trout species.  Factors limiting trout production in the reservoir were identified as warm water temperatures, lack of habitat diversity and food availability. Trout were more abundant in the tributaries to the reservoir, which mostly supports brook trout and brown trout, however cutthroat, rainbow, and bull trout were also captured.

Ashe et al. (1991) also found that largemouth bass comprised approximately 3-4 percent of the total fish population in the reservoir. Results indicate that growth rates of largemouth bass during the first four years in the Box Canyon Reservoir were lower than bass from other locations of the northern United States. The slower growth rates combined with a high rate of juvenile mortality associated with lack of overwintering habitat have reduced the potential for the bass population in the reservoir.

Bennett and Liter (1991) described the fish communities in Box Canyon Reservoir, the sloughs, and tributaries and examined factors that could limit game fish production. Their findings determined that factors such as warm water temperatures and thermal barriers at the mouths of sloughs limited native trout. They estimated that overwinter survival of age 0+ largemouth bass in Box Canyon Reservoir ranged from 0.4-3.9%. It was suspected that poor overwinter survival is partially due to the lack of cover during the winter months.

Ashe et al. (1991) provided recommendations based upon these findings for enhancing fishery opportunities.  Recommendations include: 1) construct an off-site rearing facility to supplement the number of juvenile largemouth bass within the Box Canyon Reservoir; 2) enhance tributary populations of native trout, and; 3) increase the amount of overwinter habitat in the reservoir.  Bennett and Liter (1991) suggested similar management possibilities in the Box Canyon Reservoir such as supplementation of largemouth bass to enhance recruitment and introduction of a predator species to take advantage of the extensive forage base.

The recommendations from Ashe et al. (1991) were adopted and incorporated into the 1994 resident fish and wildlife section of the Council’s Program and were further revised in the Council’s 1995 Program.  These recommendations called for:

- Restoring tributary populations of native cutthroat and bull trout, and

- Enhancing the largemouth bass population to provide a quality sport fishery and subsistence fishery in the reservoir.

These goals may appear to conflict, but there is a dramatic difference in habitat between the tributaries and Box Canyon Reservoir. The Box Canyon reach of the Pend Oreille River was formed in 1955 by the construction of Box Canyon Dam.  The dam forever changed the habitat in this reach to a broad, shallow reservoir.   This resulted in higher summer water temperatures that exceed Washington Department of Ecology temperature standards on a regular basis.  This change in habitat made favorable conditions for warmwater species.  Ashe et al. (1991) and Bennett and Liter (1991) concluded that yellow perch is the most abundant species in Box Canyon Reservoir.  The other species in descending order based on relative abundance are pumpkinseed, tench, and largemouth bass.  Trout species are rare and of the trout species present, brown trout are the most abundant.  Temperature conditions limit the distribution of native trout in the reservoir.  In addition to the differences of habitat between tributaries and the reservoir, preliminary adfluvial trapping data suggests that adfluvial populations of cutthroat and bull trout are non-existent. Thus, habitat overlap between native trout and largemouth bass is unlikely and interaction very unlikely (NEPA Doc, 1996).

Cutthroat and bull trout populations residing in the tributaries need to be protected since these appear to be the remaining populations in the Lower Pend Oreille Subbasin.  The three greatest impacts to these populations include: 1) habitat degradation from past land use activities; 2) habitat fragmentation and loss of connectivity due to man-made structures; and 3) hybridization and competition from introduced species.  Genetic analysis conducted by the Washington Department of Wildlife (WDFW) showed that Pend Oreille River tributary populations of westslope cutthroat trout were genetically distinct from one another (Shaklee and Young 2000).  Of the eight tributaries surveyed in the initial year of the project, none has been stocked with hatchery fish since 1978.  Four of the eight have not been stocked since the 1940’s.  Although relative abundance is low, genetic analysis and stocking records suggest these cutthroat trout populations are sustained without hatchery supplementation.

Isolation due to the fragmentation of native populations is likely to increase the risk of extinction through both environmental stochasticity and lack of genetic variation (Rieman and McIntyre 1993; Lacy 1987).  Degraded habitat resulting in poor complexity further increases the risk of extinction for small, isolated populations because refugia from extreme environmental events are lacking (Pearsons et al. 1992, Saunders et al. 1990; Sedell et al. 1990). Hilderbrand and Kershner (2000) estimated that 8 km of stream length are required to sustain an isolated population of cutthroat trout with high abundance (0.3 fish/m).

Interactions with non-native species have also had an impact on resident populations of westslope cutthroat and bull trout.  Brook trout X bull trout hybridization appears to be the most prevalent problem in isolated populations (Markle 1992).  Competitive interactions with introduced species (mainly brook trout) have likely contributed to depressed cutthroat trout populations in the Lower Pend Oreille Subbasin. Of the 25 streams surveyed by the KNRD in the Lower Pend Oreille Subbasin, the highest cutthroat trout densities have been observed in streams and headwater reaches where brook trout were absent.  Several studies indicate that abiotic factors (e.g. water temperature and velocity) may determine which trout species will be dominant in a given length of stream (De Staso and Rahel 1994; Griffith 1988).

The habitat restoration portion of this project has and will continue to address factors that limit tributary populations.  Our restoration increases habitat complexity which provides refugia during extreme environmental events and, therefore, lowers the extinction risk for the targeted populations.  The brook trout removal portion of this project will eliminate the threats associated with competition and hybridization with the native populations.

c. Rationale and significance to Regional Programs

This project is integral to accomplish goals identified in the Pend Oreille Subbasin Summary (CBFWA 2000).  The following are fisheries goals, objectives, strategies, and recommended actions identified by the subbasin summary that will be addressed and/or implemented by this project:

Goal 1:	Protect, enhance, and restore native fish populations to maintain stable, viable levels, to ensure long term, self-sustaining persistence, and to provide ecological, cultural, and sociological benefits.

Objective 1:	By 2020, restore bull trout and westslope cutthroat populations in the Lower Pend Oreille subbasin to a level where adult escapement is well distributed and they support healthy spawning populations.

Strategy 1:	Restore, protect, and maintain spawning and rearing habitat in tributary streams to improve survival of bull trout and westslope cutthroat trout.

Recommended Actions:

- By 2005, complete westslope cutthroat trout and bull trout population inventories in remaining unsurveyed tributaries to the Pend Oreille River.

- By 2005, complete fish habitat inventories in remaining tributaries to the Pend Oreille River.  Identify limiting factors and threats to existence for native fish.

- Inventory fish passage through stream crossings, diversions, or other man-made obstructions and restore fish passage where needed.

- Work with the USFS and other timberland owners and managers to identify and remove or repair failing roads and correct other problems that are negatively impacting stream habitat, flood function, and watershed condition.

- Design, construct, and maintain habitat improvements to address limiting factors in tributary streams for native fish (e.g. riparian planting, fencing, instream structures).

Objective 2:	By 2015, reduce competition between brook trout and native fish (westslope cutthroat trout and bull trout).

Strategy 1:	Improve conditions for spawning and rearing cutthroat trout and bull trout in the Lower Pend Oreille subbasin by reducing competition with brook trout and other non-native species.

Recommended Actions:

- Evaluate opportunities for experimental removal of brook trout or other competing non-native species from selected streams.

Goal 2:	Where native habitats are not available within the main stem of the Pend Oreille River or its tributaries, manage non-native fish species or non-native stocks to maximize available habitats to provide a subsistence and recreational sport fishing resource.  Non-native species are to be managed in a way that maximizes available habitat conditions and minimizes negative impacts to native species.

Objective 1:	Provide a sport and subsistence fishery for tribal and non-tribal members.

Strategy 1:	Increase the harvestable biomass of largemouth bass in Box Canyon Reservoir.

Recommended Actions:

- Construct and place artificial cover structures to increase the amount of largemouth bass fry winter cover in selected areas of the Pend Oreille River and its associated slough habitats.

- Operate and maintain a largemouth bass hatchery to produce 100,000 largemouth bass fry and 50,000 fingerlings for release annually.

Tributaries in the Lower Pend Oreille Subbasin have been identified as key watersheds for bull trout recovery in the Northeast Washington Recovery Unit (Draft Recovery Plan, in press).  Many of the tributaries have not been surveyed to determine bull trout presence or absence.  Of those surveyed, bull trout have been detected in only nine tributaries of the Pend Oreille River in Washington.  It is believed that most of these populations are resident rather than adfluvial.

In 1999, the Washington Legislature created and authorized the Salmon Recovery Funding Board (SRFB) to guide spending of funds for recovery activities and projects targeted at ESA listed species.  In the lower Pend Oreille watershed, many projects submitted for funding to the SRFB have been identified through fish population and habitat assessments completed by this project.

The Kalispel Resident Fish Project addresses resident fish substitution measures 10.8B 14-16, 18 and 19 of the Council’s 1994 Fish and Wildlife Program.  The project is partial mitigation for anadromous and resident fish losses due to federally operated hydropower development. This project is also consistent with the vision and management objectives and of the Blocked Area Management Plan (UCUT, in press) and the Multi-Year Implementation Plan.

Many precautions have been taken to ensure that this project does not adversely affect native resident fish populations. Information on the Box Canyon Reservoir and its tributaries has been obtained from several major, long-term studies conducted from 1988 through 1993. Bennett and Liter (1991) described the fish communities in Box Canyon Reservoir, the sloughs, and tributaries and also examined factors which could limit game fish production. Their findings determined that factors such as warm water temperatures and thermal barriers at the mouths of sloughs limited native trout. Bennett and Liter (1991) also suggested management possibilities in Box Canyon Reservoir such as supplementation of age 0+ largemouth bass to enhance recruitment and introduction of a predator species to take advantage of the extensive forage base. Bennett and Garrett (1994) conducted a study in 1992 and 1993 to determine trout abundance and habitat utilization of the reservoir and major tributaries, particularly brown trout. They determined that the potential for trout management in the reservoir is limited.

The UCUT Fisheries Center at Eastern Washington University conducted a three-year study to assess fishery improvement opportunities in Box Canyon Reservoir and tributaries and thus recommended fishery enhancement options. Ashe et al. (1991) synthesized information from studies conducted from 1988 – 1990 and was the basis for the Kalispel Resident Fish Project.  The Draft Pend Oreille Subbasin Summary also reiterates similar Fisheries Goals and strategies (CBFWA 2000).

d. Relationships to other projects

Resident Fish Stock Status Above Chief Joseph and Grand Coulee Dams

Project #9700400

Information collected by the Kalispel Resident Fish Project will be provided to Project #9700400 for synthesis.  The synthesized information consists of habitat information, fish distribution information, stocking histories, and results of enhancement monitoring and evaluation. The synthesized information is used to successfully implement management recommendations and ultimately achieve stated goals and objectives in the Upper Columbia Blocked Area Management Plan.

Pend Oreille Wetlands Wildlife Mitigation Project #19910600

Pend Oreille River sloughs on land purchased from this project are used to rear largemouth bass fry produced at the hatchery.  Riparian restoration funded by this project will provide long term recruitment of large woody debris that will increase largemouth bass habitat in Box Canyon Reservoir.

Albeni Falls Wetlands Wildlife Mitigation Project #199206100

Riparian restoration funded by this project will provide long term recruitment of large woody debris that will increase largemouth bass habitat in Box Canyon Reservoir.

Other Non-BPA Funded Projects

Through a re-licensing agreement with the Pend Oreille Public Utility District (PUD) #1 for operation of the Box Canyon Dam, the Tribe performs fish habitat assessments and restoration.  The PUD project compliments the Kalispel Tribe Resident Fish Project and will help to accomplish the goals identified in the Pend Oreille Subbasin Summary.   Since PUD funded projects are limited to the watersheds of Box Canyon Reservoir, surveys and restoration efforts funded by the Kalispel Resident Fish Project will be concentrated in watersheds located outside of these boundaries.  PUD funded restoration in the initial year of the project (1999) was implemented from recommendations developed from the Kalispel Resident Fish Project.

To date, several restoration proposals submitted (by the Tribe and other agencies) for SRFB funding have been closely associated with results and recommendations from the Kalispel Resident Fish Project.  Information from the habitat assessments (e.g. fish distribution, cobble embeddedness) has helped managers from various local agencies identify projects and strengthen their SRFB proposals.

e. Project history (for ongoing projects)

In 1995, habitat assessments, planning for habitat enhancement, and design of a low cost bass hatchery began with a $239,000 budget (Project 95-00-100).  Hatchery construction began in the summer of 1996 and was completed in September of 1997. The final cost for the construction of the hatchery was $757,308 (Project 95-01-01). The hatchery operations and maintenance contract began in December of 1996. The first order of business for the hatchery manager and technician was to oversee the construction activities and assemble the life support system. Quarterly and annual reports are submitted to the Contracting Officer Technical Representative (COTR).  The approved budget for the hatchery operation and maintenance project is listed below:

Fiscal Year 			Amount Budgeted

- $188,178

- $183,565

- $130,007

- $152,308

2001				$165,400 (pending approval)

Tributary assessments continued and enhancement implementation was initiated in 1996.  Habitat assessments were complete in 1996 and enhancement continued until 1998.  Monitoring assessments and enhancement structure maintenance continue. Quarterly and annual reports are submitted to the COTR.  The final budget for each year is listed below:

Fiscal Year 			Amount Budgeted

- $212,544

- $325,318

- $325,735

- $155,164

- $144,700

The Kalispel Resident Fish Project began in 1995 with the selection of the study tributaries, habitat assessments, and assessment of fish populations in those tributaries. These baseline surveys showed that fish habitat is generally poor due to a lack of large woody debris, lack of pool type habitat, and high volumes of fine sediment.  As a result of these conditions, rearing, spawning, and winter habitat were identified as limiting factors to fish populations in most reaches.

Based on the assessments taken during that initial field season, a process was developed to filter out the reaches of those tributaries that contained the most numerous limiting factors to fish habitat quality and quantity (KNRD & WDFW 1995).  A set of recommended enhancement measures was subsequently developed for each of these reaches that are intended to address the specific habitat shortcomings.  This list of recommendations was implemented during field season 1996 and became the core for additional recommendations for 1997 and 1998.  Field season 1998 was the last year of implementation for recommended enhancement measures on the seven designated study tributaries.

1999 marked the third year of conducting monitoring and evaluation on structures that were implemented in 1996. The monitoring data will be examined for trends that may indicate which specific types of enhancement measures provided the greatest increase in habitat quality and quantity.  Retention rates and stability of specific structure types will also be evaluated.  Preliminary monitoring data are presented in Tables 1-11.  However, at this point in the project no detailed analysis and interpretations have been performed and annual reports have only discussed trends. It is difficult to distinguish the effects of the restoration among many interacting factors and great natural variability within the physical and biological components of the ecosystem. Also, much of the restoration implemented may not yield results for several years or decades. More monitoring needs be performed to minimize the variability in both habitat and fish abundance data.

One trend we have observed is the apparent loss of spawning gravel, particularly in reaches where structures were implemented in 1996.  In the spring of 1997, a rain on snow event created flooding that caused significant damage throughout the Lower Pend Oreille Subbasin.  Most of the spawning gravel appeared to be lost from 1996 to 1997. High flows likely flushed gravels from these reaches and recruitment from upstream reaches was minimal and/or gravels were deposited out of the bankfull channel.  In 2001, we will examine restoration reaches and evaluate whether natural gravel recruitment is occurring and whether further implementation to recruit gravels is warranted.

Table 1. - Annual Cee Cee Ah Creek reach 4 habitat attributes from the 1996 and 1997 implementation sites.

| Attribute | 1996 Structures |  | 1997 Structures |
| --- | --- | --- | --- |
|  | Pre ‘96 | Post ‘97 | Post ‘98 | Post ‘99 |  | Pre ‘97 | Post ‘98 | Post ‘99 |
| Embeddedness (%) | 48 | 52 | 38 | 60 |  | 49 | 32 | 45 |
| Pool:Riffle | 0.11 | 0.09 | 0.10 | 0.39 |  | 0.31 | 0.34 | 0.36 |
| Spring Spawn Gravel (m2) | 15.8 | 0.0 | 5.5 | 0.5 |  | 0.5 | 0.0 | 2.5 |
| Fall Spawn Gravel (m2) | 8.1 | 0.0 | 4.5 | 0.0 |  | 0.0 | 0.0 | 0.0 |
| % Pool | 7.3 | 5.3 | 5.1 | 18.7 |  | 17.4 | 10.4 | 21.8 |
| Primary Pool Number | 2 | 1 | 2 | 5 |  | 0 | 3 | 1 |
| Brook Trout (fish/100 m2) | 9.0 | 6.3 | 3.0 |  |  | 5.0 | 4.0 | 4.0 |

Table 2. - Cee Cee Ah Creek reach 5 habitat attribute values from the 1996 and 1997 implementation sites.

| Attribute | 1996 Structures |  | 1997 Structures |
| --- | --- | --- | --- |
|  | Pre ‘96 | Post ‘97 | Post ‘98 | Post ‘99 |  | Pre ‘97 | Post ‘98 | Post ‘99 |
| Embeddedness (%) | 77 | 56 | 47 | 58 |  | 61 | 44 | 62 |
| Pool:Riffle | 0.00 | 0.12 | 0.00 | 0.29 |  | 0.16 | 0.42 | 0.48 |
| Spring Spawn Gravel (m2) | 0.0 | 1.5 | 0.0 | 3.5 |  | 0.0 | 0.0 | 1.5 |
| Fall Spawn Gravel (m2) | 0.0 | 0.0 | 0.0 | 0.5 |  | 0.0 | 0.0 | 0.0 |
| % Pool | 0.0 | 6.6 | 0.0 | 19.3 |  | 7.9 | 7.5 | 26.3 |
| Primary Pool Number | 2 | 3 | 5 | 2 |  | 1 | 2 | 4 |
| Cutthroat (fish/100 m2) | 1.0 | 0.0 | 0.0 | 0.0 |  | 0.0 | 0.0 | 0.0 |
| Brook Trout (fish/100 m2) | 6.0 | 15.4 | 11.0 | 16.0 |  | 8.7 | 12.0 | 14.0 |

Table 3. -  Cee Cee Ah Creek reach 6 habitat attribute values from the 1996 and 1997 implementation sites.

| Attribute | 1996 Structures |  | 1997 Structures |
| --- | --- | --- | --- |
|  | Pre ‘96 | Post ‘97 | Post ‘98 | Post ‘99 |  | Pre ‘97 | Post ‘98 | Post ‘99 |
| Embeddedness (%) | 59 | 61 | 41 | 57 |  | 68 | 47 | 67 |
| Pool:Riffle | 0.19 | 0.34 | 0.33 | 0.76 |  | 0.10 | 0.12 | 0.91 |
| Spring Spawn Gravel (m2) | 7.7 | 1.5 | 6.0 | 2.5 |  | 1.0 | 3.5 | 1.5 |
| Fall Spawn Gravel (m2) | 6.4 | 0.0 | 0.0 | 1.0 |  | 0.0 | 1.0 | 1.5 |
| % Pool | 8.6 | 11.8 | 16.7 | 37.8 |  | 5.3 | 7.0 | 39.5 |
| Primary Pool Number | 5 | 4 | 0 | 4 |  | 2 | 2 | 3 |
| Cutthroat (fish/100 m2) | 0.0 | 0.0 | 0.0 | 0.0 |  | 1.0 | 0.0 | 0.0 |
| Brook Trout (fish/100 m2) | 17.0 | 18.0 | 17.0 | 15.0 |  | 11.5 | 14.0 | 17.0 |

Table 4. - Indian Creek reach 3 habitat attribute values from the 1996 pre-assessment and the 1997 to 1999 post assessments.

| Attribute | 1996 Structures |
| --- | --- |
|  | Pre ‘96 | Post ‘97 | Post ‘98 | Post ‘99 |
| Embeddedness (%) | 80 | 56 | 75 | 67 |
| Pool:Riffle | 0.00 | 0.00 | 0.00 | 0.20 |
| Spring Spawn Gravel (m2) | 23.0 | 20.0 | 9.0 | 0.5 |
| Fall Spawn Gravel (m2) | 23.0 | 14.0 | 9.0 | 1.5 |
| % Pool | 0.0 | 0.0 | 0.0 | 5.3 |
| Primary Pool Number | 0 | 2 | 0 | 1 |
| Cutthroat (fish/100 m2) | 0.0 | 1.5 | 1.3 | 0.4 |
| Brown Trout (fish/100 m2) | 4.8 | 0.8 | 3.3 | 1.0 |
| Brook Trout (fish/100 m2) | 6.0 | 3.0 | 7.0 | 3.0 |

Table 5. - Indian Creek reach 4 habitat attribute values from the 1996 pre-assessment and the 1997 to 1999 post assessments.

| Attribute | 1996 Structures |
| --- | --- |
|  | Pre ‘96 | Post ‘97 | Post ‘98 | Post ‘99 |
| Embeddedness (%) | 82 | 16 | 33 | 50 |
| Pool:Riffle | 0.0 | 0.04 | 0.02 | 0.01 |
| Spring Spawn Gravel (m2) | 9.0 | 8.5 | 10.0 | 2.1 |
| Fall Spawn Gravel (m2) | 9.0 | 5.5 | 10.0 | 2.5 |
| % Pool | 0.0 | 3.7 | 2.5 | 1.1 |
| Primary Pool Number | 0 | 3 | 0 | 0 |
| Cutthroat (fish/100 m2) | 0.7 | 3.8 | 0.9 | 0.8 |
| Brown Trout (fish/100 m2) | 2.3 | 4.4 | 4.8 | 2.4 |
| Bull Trout (fish/100 m2) | 0.0 | 0.2 | 0.0 | 0.0 |
| Rainbow Trout (fish/100 m2) | 0.0 | 0.0 | 0.0 | 0.1 |
| Brook Trout (fish/100 m2) | 0.4 | 0.4 | 0.3 | 0.2 |

Table 6. - Browns Creek reach 4 habitat attribute values from the 1997 pre-assessment and the 1998 and 1999 post assessments.

| Attribute | 1997 Structures |
| --- | --- |
|  | Pre ‘97 | Post ‘98 | Post ‘99 |
| Embeddedness (%) | 31 | 41 | 49 |
| Pool:Riffle | 0.04 | 0.08 | 0.00 |
| Spring Spawn Gravel (m2) | 35.0 | 4.5 | 1.0 |
| Fall Spawn Gravel (m2) | 12.5 | 4.5 | 0.0 |
| % Pool | 3.3 | 6.0 | 0.0 |
| Primary Pool Number | 0 | 3 | 0 |
| Brown Trout (fish/100 m2) | 2.0 | 11.0 | 8.0 |
| Brook Trout (fish/100 m2) | 0.1 | 0.6 | 0.7 |

Table 7. - Fourth of July Creek reach 8 habitat attribute values from the 1997 pre-assessment and the 1998 and 1999 post assessments.

| Attribute | 1997 Structures |
| --- | --- |
|  | Pre ‘97 | Post ‘98 | Post ‘99 |
| Embeddedness (%) | 82 | 60 | 71 |
| Pool:Riffle | 0.00 | 0.00 | 0.25 |
| Spring Spawn Gravel (m2) | 9.0 | 10.0 | 0.0 |
| Fall Spawn Gravel (m2) | 9.0 | 10.0 | 0.0 |
| % Pool | 0.0 | 0.0 | 12.4 |
| Primary Pool Number | 0 | 0 | 1 |
| Cutthroat (fish/100 m2) | 8.0 | 5.0 | 35.0 |
| Brown Trout (fish/100 m2) | 0.0 | .01 | .03 |
| Bull Trout (fish/100 m2) | 0.0 | .01 | .01 |
| Brook Trout (fish/100 m2) | 2.8 | 5.0 | 0.0 |

Table 8. - Mineral Creek reach 1 habitat attribute values from the 1996 and 1997 implementation sites.

| Attribute | 1996 Structures |  | 1997 Structures |
| --- | --- | --- | --- |
|  | Pre ‘96 | Post ‘97 | Post ‘98 | Post ‘99 |  | Pre ‘97 | Post ‘98 | Post ‘99 |
| Embeddedness (%) | 53 | 35 | 44 | 51 |  | 71 | 61 | 56 |
| Pool:Riffle | 0.07 | 0.00 | 0.25 | .05 |  | 0.31 | 0.71 | 0.13 |
| Spring Spawn Gravel (m2) | 25.6 | 0.0 | 1.8 | 0.0 |  | 3.5 | 2.0 | 0.0 |
| Fall Spawn Gravel (m2) | 15.3 | 0.0 | 0.0 | 0.0 |  | 1.0 | 0.0 | 0.0 |
| % Pool | 4.3 | 0.0 | 14.9 | 4.2 |  | 19.5 | 33.0 | 7.0 |
| Primary Pool Number | 4 | 0 | 2 | 0 |  | 2 | 1 | 2 |
| Cutthroat (fish/100 m2) | 14.0 | 16.0 | 9.0 | 6.0 |  | 20.0 | 9.0 | 8.0 |
| Brook Trout (fish/100 m2) | 6.0 | 9.0 | 3.0 | 1.0 |  | 7.9 | 6.0 | 0.0 |

Table 9. - Whiteman Creek reach 4 habitat attribute values from the 1997 pre-assessment and the 1998 and 1999 post assessments.

| Attribute | 1997 Structures |
| --- | --- |
|  | Pre ‘97 | Post ‘98 | Post ‘99 |
| Embeddedness (%) | 95 | 84 | 94 |
| Pool:Riffle | 0.0 | 0.0 | 0.0 |
| Spring Spawn Gravel (m2) | 8.5 | 14.0 | 0.0 |
| Fall Spawn Gravel (m2) | 4.0 | 10.5 | 0.0 |
| % Pool | 7.5 | 0.0 | 14.0 |
| Primary Pool Number | 1 | 1 | 2 |
| Brook Trout (fish/100 m2) | 20.0 | 45.0 | 23.0 |

Table 10. - Whiteman Creek reach 5 habitat attribute values from the 1996 pre-assessment and the 1997 to 1999 post assessments.

| Attribute | 1996 Structures |
| --- | --- |
|  | Pre ‘96 | Post ‘97 | Post ‘98 | Post ‘99 |
| Embeddedness (%) | 54 | 67 | 47 | 49 |
| Pool:Riffle | 0.08 | 0.00 | 0.42 | 0.37 |
| Spring Spawn Gravel (m2) | 0.0 | 0.0 | 0.0 | 0.0 |
| Fall Spawn Gravel (m2) | 0.0 | 0.0 | 0.0 | 0.0 |
| % Pool | 6.9 | 0.0 | 24.1 | 21.2 |
| Primary Pool Number | 0 | 1 | 1 | 8 |
| Cutthroat (fish/100 m2) | 0.5 | 0.2 | 0.2 | 0.4 |
| Brook Trout (fish/100 m2) | 6.0 | 8.0 | 10.0 | 15.0 |

Table 11. - Whiteman Creek reach 6 habitat attribute values from the 1996 pre-assessment and the 1997 to 1999 post assessments.

| Attribute | 1996 Structures |
| --- | --- |
|  | Pre ‘96 | Post ‘97 | Post ‘98 | Post ‘99 |
| Embeddedness (%) | 73 | 55 | 38 | 60 |
| Pool:Riffle | 0.00 | 0.08 | 0.05 | 0.62 |
| Spring Spawn Gravel (m2) | 2.0 | 5.5 | 7.5 | 0.0 |
| Fall Spawn Gravel (m2) | 2.0 | 4.5 | 2.5 | 0.0 |
| % Pool | 0.0 | 3.9 | 4.1 | 31.8 |
| Primary Pool Number | 0 | 0 | 0 | 2 |
| Cutthroat (fish/100 m2) | 0.5 | 0.5 | 1.1 | 2.0 |
| Brook Trout (fish/100 m2) | 14.0 | 10.0 | 16.0 | 17.0 |

In 1995 the Tribe began planning for the construction and operation of a low cost bass hatchery.  Construction of the hatchery began in the summer of 1996 and was completed in September of 1997.  Significant progress has taken place with regard to the development of production procedures, emergency protocol, and operating manuals for the hatchery.  Approximately 32 broodfish will be kept in the raceway where they are allowed to spawn in the spring. These brood fish are gathered from the wild and acclimated to the hatchery for a one-year period prior to spawning. The goals of the hatchery are to facilitate the production and rearing of juvenile largemouth bass for supplementation and thereby increase the production of harvestable bass in the Box Canyon Reservoir. The APG for the hatchery is outplanting 100,000 45mm fry and 50,000 140mm fingerlings into the Box Canyon reservoir.

f. Proposal objectives, tasks and methods

###### Objective 1. Conduct habitat assessments and species distribution on tributaries to the Pend Oreille River that are third order or larger.

Task a.  Baseline habitat assessments of Pend Oreille River Tributaries.

Stream and fish population survey methodologies used within the Box Canyon Reach are similar to those developed by Espinosa (1988) and further revised by Huntington and Murphy (1995).  The KNRD stream habitat survey methodology contains four facets: transect surveys, reach overviews, interreach comparisons and fish surveys. Habitat surveys are broken into two components: transect surveys and reach overview surveys.  Transect surveys are the division of the stream into 30-meter (m) segments.  Primary pools, spawning habitat and acting woody debris counts are collected for the entire length of each 30-m segment.  The remainder of the habitat quality parameters such as habitat type, substrate, habitat function, bank stability, cover, and embeddedness are collected at the end of each 30-m segment (the actual transect site).  This method allows for a number value to be assigned to each habitat quality parameter.  Reaches are defined by stretches of stream with common gradient, substrate and vegetation.  Breaks between two homogeneous areas define a new reach.  Reach overview surveys are the visual observation and description of variables occurring within each reach.  Each reach is permanently marked and flagged using aluminum tags and flagging as a reference point for long-term monitoring.

Task b.  Snorkel Tributaries to Pend Oreille River to determine species distribution and abundance.

Fish density estimates are collected using standard snorkel survey techniques (Espinosa 1988).  Sampling is conducted during the period from July 15 through September 15.  Population density is addressed by number, size (age class) and species of fish per 100 m2.  The standard size/age classes for salmonid species are determined according to Espinosa (1988).  Lengths of stations are 30 m and selected so that beginning and ending points for stations never bisect pool habitat.  Fish stations are permanently marked and flagged using aluminum tags and flagging.

Objective 2.  Develop recommendations for and implement additional enhancement.

Task a.  Based upon information collected fish and habitat surveys, develop recommendations for habitat enhancement and implement additional enhancement.

The compilation of transect surveys and reach overviews are used to define the most degraded reaches through interreach comparisons.  Snorkel surveys are used to determine fish population densities and age class distribution for all salmonid populations within each stream and were combined with the interreach comparisons to draw conclusions on the effects of degraded habitat quality and non-native salmonids on native salmonid species.  Conclusions were used to aid in more informed restoration recommendations.

Following the compilation of transect data, an interreach comparison is conducted using the mean values for each reach.  This is the fundamental unit of comparison to determine specific reaches for enhancement projects.  Threshold values were established for embeddedness, bank stability, bank cover, instream cover, pool-riffle ratio, spawning gravel and primary pools.  All threshold values were obtained from Hunter (1991) and/or MacDonald et al. (1991).  The mean data for each reach is analyzed by using these threshold criteria.  Each habitat value that does not fall within the threshold is counted as habitat that is unsatisfactory for quality or quantity.  The reaches with the most numerous unsatisfactory habitat values are identified as potential enhancement sites for that particular stream.

The data from the specific reaches identified in the interreach comparison is evaluated in a flowchart to provide a list of possible options for the types of structures or measures to be used in enhancement (KNRD & WDFW 1995). The flow chart takes into account gradient, embeddedness, and pool to riffle ratio.  Each structure is designed to perform specific functions and requires specific habitat placement.  Structure selection is made by reviewing the list of options for enhancement and choosing the structure that addresses the limiting factors for each particular reach of enhancement.  Reach accessibility is also considered when choosing between structures with similar function but varying levels of effort in their construction.  Specific placement is determined by the transects within each reach that were in the habitat type for which each structure was designed.

Objective 3.  Monitor and evaluate habitat enhancement projects.

Task a.  Conduct habitat post assessments on enhancement structures completed from 1996 to 1998 by an intensive survey of the enhancement area and conduct fish snorkel surveys.

Prior to implementation, all sites selected as areas for enhancement were pre-assessed using an intense version of the standard transect methodology.  The same methodology was used for both pre and post assessments.  The only modification to the transect methodology was shortening the length between transects.  Riparian project areas were assessed with 10-m transects for each kilometer where fencing and planting occurred.  Instream structures were assessed using 5-m transects from 30 m above (upstream) the structure site to 30 m below (downstream).

Fish sample stations for riparian restoration were calculated to be one 30-m snorkel station per 250 m of stream.  A minimum sample size of three snorkel stations for each restoration area was conducted, unless the area was less than or equal to 90 m long, in which case the entire area was snorkeled.  Assuming the lowest known bull trout population density (0.075 bull trout/30 m) in the state of Washington (Hillman and Platts 1993), we were 95% confident that if bull trout were in the stretch of the stream we would observe them at this rate of sampling.  Bull trout were used to determine the sample size because they are the least abundant native salmonid species in the area.

Each station was benchmarked at the upper and lower boundary with labeled aluminum tags attached to rebar stakes.  The same stations will be sampled in the spring, summer, and fall.  Data from snorkel stations will be used to determine densities of all fish species present.  Fish sampling for instream structures was conducted with a 60m station, 30m above and 30m below, to determine the fish numbers and species associated with the structure.  To avoid confusion of benchmarks, fish stations are located at the actual structure.

All in-stream structure enhancement areas will be monitored annually.  Riparian planting and cattle exclusion fence sites are intended to provide longer term rehabilitation over an extended time schedule.  The rate of post-assessment sampling for these sites will be every third year.

Objective 4.  Maintain habitat enhancement structures

Task a.  Maintain and repair any damage to habitat enhancement structures

Annual inspections of the enhancement structures will be made in late spring and early summer.  Inspections will also occur following any extreme precipitation events in the summer and fall.  Needed repairs will made at the time of inspection.

###### Objective 5.  Reduce competition between brook trout and native salmonids

Task a.  Evaluate opportunities for removal of brook trout or other competing non-native species from selected streams.

Streams identified for brook trout removal will be selected by consulting with area fisheries and water quality managers.  Streams selected for eradication will have a low risk of re-invasion of brook trout.  Several opportunities exist throughout the subbasin to treat watersheds where re-invasion would not occur because of man-made or natural barriers.  Emphasis will be placed on treating streams where an effective population size of cutthroat trout exists.

Task b.  Implement brook trout removal in recommended streams.

The WDFW will be contracted to implement the brook trout removal using fish toxicants.  Since the 1940’s,  WDFW has implemented a lake and stream rehabilitation program with thousands of successful projects.  Its field personnel have the expertise to successfully implement stream treatment.  Attempts to save as many cutthroat trout as possible will be made. Streams will be electrofished prior to applying the fish toxicant.  Any cutthroat trout captured will be transported to the bass hatchery and kept in raceways for a month following treatment.

Task c.  Monitor and evaluate brook trout removal.

Snorkel surveys to determine presence/absence of brook trout will occur annually for two years following treatment.  At least ten 100-m sections will be snorkeled per 10 km of stream.  Known areas of high density prior to treatment will be snorkeled; otherwise, snorkel sections will be randomly selected.

Objective 6.  Monitor and evaluate warmwater habitat enhancement project.

Task a.  Electrofish warmwater enhancement structures placed in Box Canyon Reservoir to determine fish utilization and enhancement effectiveness.

Selection of the sloughs used in the bass habitat study was based on the two types of sloughs available within the reservoir.  The sloughs are either backwater stream mouths or dead end river backwater.  Four sloughs were selected: one stream fed treatment slough, one stream fed control slough, one backwater treatment slough and one backwater control slough.

Two types of artificial structures were used in the treatment sloughs.  The Berkley structures are 4-ft. cubes of plastic slats that provide cover in the interstitial spaces.  The Pradco structures resemble palm trees and provide cover under the palms.  The placement of each type was alternated between the two treatment sloughs (Berkley in the mouth transect in one slough and in the inland transect of the second slough).

Each slough was sampled prior to artificial habitat installation.  Two 75-m sampling transects were established for each slough.  Between the transects, a 75-m buffer was established to avoid data collection overlap.  Each transect was then electrofished for a period of 300 seconds and all fish were collected.  Bass total lengths and abundance were recorded; all other fish were recorded as total numbers by species.

In the spring and fall, each transect is electrofished annually.  Relative abundance (CPUE) and species composition are calculated for each transect.  Analysis will include whether the structures increase the abundance of juvenile largemouth bass and whether utilization is higher for either the Berkely or Pradco structures.

###### Objective 7.   Operate and maintain largemouth bass hatchery to increase harvestable biomass in Box Canyon Reservoir.

Task a. Develop egg collection, spawning, and incubation techniques for producing largemouth bass to meet 2002 APG’s.

The Kalispel tribal hatchery is constructed and designed to produce 100,000 fry and 50,000 fingerlings for release into the Box Canyon Reservoir. Raceway spawning of largemouth bass will be employed at the Tribal hatchery. This technique allows the hatchery staff to easily observe the brood fish and determine the extent to which successful spawning is takes place. The use of artificial spawning nests will enable the hatchery staff to transport the fertilized eggs from the raceway to the hatchery troughs for intensive rearing. This reduces the number of brood fish required for achieving the APG’s for the hatchery.

All brood fish used in the hatchery operation will be collected from the wild and held in the raceway for at least one year prior to spawning activities. In the spring, brood fish will be closely monitored as the water temperature slowly increases. Once the water temperature in the raceway approaches 65o F, artificial spawning mats will be placed along each side of the raceway. Approximately 16 nests will be placed in the 60-ft. raceway. Brood fish requirements are determined based on a need of 150,000 32 mm fry and assuming 67% survival.

During each of the spawning periods, the fertilized nests will be allowed to remain in the raceway at least one day before being transferred to the incubation troughs. Each of the incubation troughs can be partitioned off to separate the nests that are more than 2 days apart. This reduces the size disparity and any loses due to cannibalism. The unhatched eggs will be immediately treated with daily static bath treatment of Formalin until the eggs hatch (3-4 days). The newly hatched fry will remain in the trough for an additional 7-10 days until they “swim-up” in search of food. At this time, the fry will be transported to the rearing sloughs for grow-out.

Task b.  Develop and describe fry and fingerling rearing methods employed to meet 2002 APG’s.

Prior to the spawn (spring), the two rearing sloughs will be fertilized to enhance phytoplankton blooms. The phytoplankton blooms will provide a vegetative food source for zooplankton upon which the newly hatched fry will feed. The largemouth bass fry will remain in the fertilized sloughs for a period of 8-10 weeks until they reach a collectable size (~45 mm). At this time, the fry will be collected, transferred to the hatchery for marking, and later transported to the predetermined release site. Approximately 50,000 bass fry will be retained in the hatchery and trained on artificial feed until they reach fingerling size (~75 mm). The fingerlings will be raised in the hatchery at an initial density of 0.25 lb./ft3. They will be trained to receive artificial feed until they achieve a density of up to 1.0 lb./ft3. At this maximum density, the four indoor troughs can accommodate up to 45,000 65 mm fingerlings (assuming 90% survival) and the raceway can accommodate up to 100,000 75 mm fingerlings.

Two rearing sloughs will be used to hold and raise the newly hatched largemouth bass fry. Each slough has a water control structure (dam) at its mouth and a 4 -in water supply from the pump station. The dams have an overflow spillway and a 6-in gate valve for draining the slough during fish harvest and pond maintenance. The south slough has the potential for an air supply line at a future date. This air line will enable the intensive rearing and over-wintering of fish. Two submersible pumps located in the pump station will supply fresh water to the sloughs.

Task c. Mark all hatchery-raised largemouth bass for outplanting into the Box Canyon Reservoir.

Once the fry are collected from the rearing sloughs they will be transferred to the hatchery for marking operations. All hatchery-raised largemouth bass will be marked with a coded-wire tag to distinguish them from the natural bass population. Two markIV tagging machines will be used to perform the tagging operation. The first 100,000 fry will be tagged in the nape, held for observation, and released at the predetermined outplanting location. Another 50,000 fry (untagged) will be held in the hatchery for intensive rearing. Once the fry are trained on artificial feed and reach ~75 mm in length they will be tagged in the cheek and released at the predetermined release site. Annual progress reports and quarterly reports will be submitted to BPA, showing the results.

Objective 8.  Monitor and evaluate effectiveness of largemouth bass supplementation.

Task a. Electrofish release sites to sample coded-wire tagged largemouth bass.

All hatchery-raised largemouth bass released into the reservoir will be marked with a coded-wire tag. All supplementation efforts shall be performed within a 20-30 mile stretch of the 57-mile long Box Canyon Reservoir that currently provides suitable largemouth bass habitat. Specific outplanting locations are situated in areas that currently support a viable largemouth bass population.

Electronic detection equipment will be used to identify all hatchery-raised bass during sampling efforts. At this time, two separate release sizes and times have been determined. All outplanting locations will be sampled with a Smith-Root electro-shocking boat.

Task b.  Analyze data and develop release strategies.

Two different fish sizes will be released at three separate locations. The first stocking will take place in mid-summer and will consist of approximately 100,000 fry (~45 mm). The second stocking will take place in the fall and consist of approximately 50,000 fingerlings (~75 mm). Each size group will have its own distinctive tag location that will enable the hatchery staff to identify the size of the fish at the time of release.

Recapture rates of the different release sizes will be tested for significance using the Chi2 test of significance (distribution). All hatchery-released fish recaptured during the study will be re-marked and released into the reservoir. The mark-recapture numbers will then be summed up for the entire sampling period (March-October).

Chi2 = ( (Observed - Expected)2

Expected

Each outplanting location will be sampled monthly (March-October) following release. Three ten-minute transects will be performed at each release site. Two transects shall be located on opposite banks within the slough and another located immediately downstream of the slough in the main channel. All areas will be sampled with a Smith-Root electro-shocking boat. Only largemouth bass will be sampled. A catch per unit effort (CPUE) will be calculated for each transect and release area.

CPUE =  (   Sample time

Fish sampled

A Jolly-Seber model will be used to generate survival estimates for the hatchery-raised fish. The data gathered during the study will be entered into a computer-based program entitled “MARK”. This program utilizes a Jolly-Seber model to generate survival estimates. The survival rates between hatchery-raised bass and the native population will be compared, along with different survival rates between release sizes. Increased survivability of hatchery-raised fish within the reservoir shall be the most important variable considered when deciding which stocking size best satisfies the biological objective of increasing the biomass of harvestable bass. Another factor involved in the decision criteria is the overall cost associated with each release size.

g. Facilities and equipment

The habitat portion of this project is supported by the KNRD.  The KNRD has computers and internet access.  The Tribe provides one leased vehicle to the project.

The hatchery facility contains the hatchery building equipped with an office, mud-room, four incubation troughs, and the life support system (water treatment) for the fish. The raceway building contains an 8x60 foot raceway and two incubation troughs. The main pump station is located west of the hatchery building immediately adjacent to the Pend Oreille River. The pump station contains all the pumps that provide water to the hatchery, raceway building, and the rearing sloughs.

The life support system contains the following: air supply lines for the incubation troughs and the raceway; a  LPG powered boiler powered by 2 circulation pumps; a 4-ft x 9-ft biofilter with backwash motor (treating reuse water); a 10 lamp ultraviolet (UV) disinfection unit; a 21 micron rotating drum screen (for screening river water prior to its use at the hatchery and the raceway);  a 12-in diameter degassing column for re-aerating reuse water and for degassing of any heated water.

The reinforced concrete raceway, measuring 8-ft wide by 60-ft long and 4-ft deep, will be used to house the brood fish for most of the year. The raceway is fully enclosed and is where all the spawning activities will take place.

The two sloughs located in the northwest section of the Pend Oreille Wetlands Wildlife Mitigation Project (project no. 19910600) are used for rearing all the hatchery produced fry. Each slough has a sheet-pile dam at its mouth and can be supplied with water via a 4-in diameter pipeline. The sheet pile dams have an 8-in knife valve located along the bottom to help drain the slough for fish harvest and pond maintenance activities. The hatchery project has a 1-ton pickup on lease for all hatchery activities.

h. References

| Reference (include web address if available online) | Submitted w/form (y/n) |
| --- | --- |
| Ashe, B.L., K.L. Lillengreen, J.J. Vella, L.O. Clark, S. Graves, M.R, Barber, G.J.Nenema, Jr., and A.T. Scholz. 1991. Assessment of the fishery improvement opportunities on the Pend Oreille River. Upper Columbia United Tribes Fisheries Center. |  |
| Barber, M.R., B.L. Renberg, J.J. Vella, A.T. Scholz, K.L. Woodward and S. Graves. 1990. Assessment of the fisheries improvement opportunities on the Pend Oreille River. Upper Columbia United Tribes Fisheries Center, Annual Report 1990. |  |
| Bennett, D.H. and M. Liter. 1991. Water quality, fish and wildlife characteristics of Box Canyon Reservoir, Washington. Department of Fish and Wildlife Resources College of Forestry, Wildlife and Range Sciences University of Idaho, Section 3. |  |
| Bennett, D.H. and J.W. Garrett. 1994. Abundance and habitat use of Box Canyon Resrevoir, Pend Oreille River, Washingtion and tributaries by trout with emphasis on brown trout. Completion Report 1992-1993. Dept. of Fish and Wildlife Res., College of Forest. |  |
| Boxrucker, J.C., 1984. Evaluation of supplemental stocking as a black bass management procedure in large impoundments. Oklahoma Department of Wildlife Conservation, Federal Aid in Fish Restoration, F-39-R, Job 4, Final Report, Oklahoma City. |  |
| Boxrucker, J.C. 1986. Evaluation of supplemental stocking of largemouth bass as a management too in small impoundments. North American Journal of Fisheries Management 6:391-396. |  |
| Bonga, D. 1978. Kalispel Indians: A fishing tribe. Kalispel Tribe internal report. |  |
| Columbia Basin Fish and Wildlife Authority (CBFWA). 2000. Draft Pend Oreille Subbasin summary. |  |
| DeStaso III, J., and F.J. Rahel. 1994. Influence of water temperature on interactions between juvenile cutthroat trout and brook trout in a laboratory stream. Transactions of the American Fisheries Society 123:289-297. |  |
| Espinosa, A. 1988. Clearwater Stream Survey Methodology. Clearwater National Forest, Orofino, Idaho. |  |
| Fieldhouse, R.D. 1971. Results of stocking largemouth bass in Nassau Lake. New York Fish and Game Journal 18:68-69. |  |
| Griffith, J.S. 1988. Review of competition between cutthroat trout and other salmonids. American Fisheries Society Symposium 4:134-140. |  |
| Hilderbrand, R.H., and J.L. Kershner. 2000. Conserving inland cutthroat trout in small streams: how much stream is enough? North American Journal of Fisheries Management 20:513-520. |  |
| Hillman, T.W. and W.S. Platts. 1993. Survey plan to detect the presence of bull trout (Salvelinus confluentus). Prepared for Intermountain Forest Industry Association, Coeur d' Alene, ID by Don Chapman Consultants, Inc., Boise, ID. |  |
| Hunter, C.J. 1991. Better trout habitat: A guide to stream restoration and management. Island Press, Washington D. C. |  |
| Huntington, C. and P. Murphy. 1995. Clearwater Stream Survey Methodology. Clearwater National Forest, Orofino, Idaho. |  |
| Kalispel Natural Resource Department and Washington Department of Fish and Wildlife. 1995. Kalispel Resident Fish Project Annual Report. Report to U.S. Department of Energy, Bonneville Power Administration, Division of Fish and Wildlife. Contract number. |  |
| Kalispel Natural Resource Department and Washington Department of Fish and Wildlife. 1996. Kalispel Resident Fish Project Annual Report. Report to U.S. Department of Energy, Bonneville Power Administration, Division of Fish and Wildlife. Contract number |  |
| Kalispel Natural Resource Department. 1997. Fish and wildlife management plan. |  |
| Kalispel Natural Resource Department. 1997. Stream survey methodology. |  |
| Kreiger, D.A. and S. Puttman. 1986 Evaluation of supplemental stocking of yearling largemouth bass in Chatfield Reservoir, Colorado. Division of Wildlife, Fort Collins, Colorado. |  |
| Lacy, R.C. 1987. Loss of genetic diversity from managed populations: interacting effects of drift, mutation, immigration, selection, and population subdivision. Conservation Biology 1:143-158. |  |
| MacDonald, L.H., A.W. Smart and R.C. Wissmar. 1991. Monitoring guidelines to evaluate effects of forestry activities on streams in the Pacific Northwest and Alaska. EPA/910/9-91-001. Developed for Region 10, US Environmental Protection Agency. College of |  |
| Markle, D.F. 1992. Evidence of bull trout x brook trout hybrids in Oregon. In: Howell, P.J. and D.V. Buchanan eds. Proceedings of the Gearhart Mountain bull trout workshop. Oregon Chapter of the American Fisheries Society: 58-67. |  |
| Maroney, J.R. and R.D. Entz 2000. Draft Pend Oreille Subbasin Summary. In Press. |  |
| Murphy, P. and C.W. Huntington. 1995. Updated Stream Survey Methodology for the Clearwater National Forest. Internal Document. Clearwater National Forest.Orfino, Idaho. |  |
| Northwest Power Planning Council. 1994. Columbia River Basin Fish and Wildlife Program 94-55. |  |
| Northwest Power Planning Council. 1995. Columbia River Basin Fish and Wildlife Program. Resident Fish and Wildlife Amendments 95-20. |  |
| Pearsons, T.N., H.W. Li, and G.A. Lamberti. 1992. Influence of complexity on resistance to flooding and resilence of stream fish assemblages. Transactions of the American Fisheries Society 121:427-436. |  |
| Rieman, B.E. and J.D. McIntyre. 1993. Demographic and habitat requirments for conservation of bull trout. U.S. Forest Service General Technical Report INT-302. |  |
| Saunders, H.R., R.J. Hobbs, and C.R. Margules. 1990. Biological consequences of ecosystem fragmentation: a review. Conservation Biology 5:18-32. |  |
| Sedell, J.R., G.H. Reeves, F.R. Hauer, J.A. Stanford, and C.P. Hawkins. 1990. Role of refugia in recovery from disturbances: modern fragmented and disconnected river systems. Environmental Management 14:711-724. |  |
| Shaklee, J.B. and S.F. Young. 2000. A microsatellite DNA-based analysis of population structure of cutthroat trout (Oncorhynchus clarki) in the Pend Oreille Basin in Washington. Washington Department of Fish and Wildlife Completion Report. |  |
| Scholz, A.T., K. O’Laughlin, D. Geist, D. Peone, J. Uehara, L. Fields, T. Kleist, I. Zozaya, T. Peone, and K. Teesatuskie. 1985. Compilation of information on salmon and steelhead total run size, catch, and hydropower related losses in the Upper Columbia River Basin, above Grand Coulee Dam. Upper Columbia United Tribes Fisheries Center Fisheries Technical Report No. 2. |  |

# Section 10 of 10. Key personnel

Joseph R. Maroney

| Experience | 1995–present Kalispel Tribe of Indians Usk, WA Fisheries Program Manager Oversee two BPA funded Resident Fish Projects and a staff of 13 full time/part time. Sit on Fisheries Working Group for Box Canyon and Boundary hydroelectric re-licensing projects. Involved in developing study design plans and implementation of those plans. Review Draft License Applications, Final Applications, Scoping Documents, and coordinate with Dept. of Interior on 4(e) prescriptions and PM&E measures. Designed habitat assessment methodology for conducting stream surveys Represent UCUT on overall bull trout recovery team. Member of the NE Washington and Priest Lake bull trout recovery team. Sit on bull trout committee for TFW. Contributed towards the design, plan, and construction of a largemouth bass hatchery Designed, planned, and constructed habitat improvement projects on tributaries to the Pend Oreille River. Projects include instream structures, riparian planting and fencing. Conduct snorkeling surveys, habitat assessments, and electrofishing surveys. Write scientific and annual reports. Engage with U.S. Fish and Wildlife Service pertaining to listed species under the Endangered Species Act and those species that are petitioned. RFC Vice Chairman (1999 to present); AFS member (since 1996); AFS Bull Trout Committee (since 1998). |
| --- | --- |
|  | 1991-1994 Clearwater Biostudies, Inc Canby, OR Fisheries Biologist Conduct habitat assessments in Clearwater National Forest, consisting of embeddedness measurements, riparian evaluation, estimating spawning gravel (anadromous and resident), habitat type, bank and instream cover using 30 meter transects. |
|  | 2/94–6/94 Eastern Washington University Cheney, WA Research Assistant Involved in macroinvertebrate survey for U.S. Forest Service. Work consisted of sorting, picking, counting and identifying to species. |
| Education | 1992–1994 Eastern Washington University Cheney, WA Bachelors of Science in Biology/Option in Zoology 1990–1991 Grays Harbor College Aberdeen, WA Associate of Applied Science in Fisheries and Wildlife Management |
| Publications | Kalispel Natural Resource Department. 1997. Fish and wildlife management plan. Kalispel Natural Resource Department and Washington Department of Fish and Wildlife. 1996. Kalispel Resident Fish Project Annual Report. Report to U.S. Department of Energy, Bonneville Power Administration, Division of Fish and Wildlife. Contract number 95-BI-37227. Kalispel Natural Resource Department. 1997. Habitat inventory and salmonid abundance for South Fork Granite Creek. Kalispel Natural Resource Department. 1997. Stream survey methodology. |

Todd A. Andersen

### Experience

1999-present		Kalispel Tribe of Indians		Usk, WA

###### Resident Fish Project Manager

- Analyze stream survey and fish population data and design habitat restoration projects.

- Train and supervise crews responsible for fish habitat and snorkel data collection.

- Supervise a crew responsible for implementing habitat restoration projects.

- Prepare quarterly progress reports and annual final reports.

- Prepare proposals to solicit funds to implement projects which address the Tribes native fish recovery strategy.

1998			U.S.D.A. Forest Service		Sandpoint, ID

###### Fisheries Technician

- Supervise a crew and conduct fish habitat and road erosion surveys.

1996-1997		U.S. Fish and Wildlife Service	Ahsaka, ID

###### Fisheries Biologist

Fall Chinook Project

- Operate and maintain the Diversion-by-Code systems at two Snake River dams.

- Maintain and troubleshoot computer programs that operate the Diversion-by-Code system.

- Process targeted fish by taking ATPase, fin tissue (DNA), and scale samples.

- Summarize target fish data through PTAGIS database.

Flood Assessment Project

- Lead biologist for Flood Assessment project.

- Design the research plan and produce the project proposal.

- Collect and analyze fish habitat data to determine the effects of 1996 flood to habitat.

- Produce final report for Flood Assessment Project.

1994-1995		Consultant - Self Employed		Sandpoint, ID

###### Fisheries Biologist/Consultant

- Collect and summarize all fisheries (snorkel) data for two U.S. Forest Service contracts.

- Contracted to perform Quality Assurance for stream habitat surveys.

- Produced report identifying areas for potential native fish re-introduction.

- Analyzed habitat and fisheries data.

1993			U.S.D.A. Forest Service		Cascade, ID

###### Fisheries Biologist

- Supervised and trained field crews in fish habitat and snorkel surveys.

- Produced Biological Assessments for management projects on the district.

- Monitored the effects of cattle grazing in allotments.

- Monitored sediment levels in chinook salmon spawning areas.

1990-1992		U.S.D.A. Forest Service		Cascade, ID

###### Biological Technician

- Supervised and trained field crews in fish habitat and snorkel surveys.

- Performed fish habitat and snorkel surveys, measured discharge, and collected core samples in salmon spawning areas.

Education

1989-1993		University of Idaho			Moscow, ID

- Bachelor of Science Degree in Fisheries Resources.

### Publications

Andersen, T.A.  2000.  Kalispel Resident Fish Project 1999 Annual Report. Report to U.S. Department of Energy, Bonneville Power Administration, Division of Fish and Wildlife. Contract number 95-BI-37227.

Andersen, T.A., and J.R. Maroney.  2000.  Habitat inventory and salmonid abundance for West Branch LeClerc Creek.  Annual report to Pend Oreille County Public Utility District #1, Newport, WA.

Andersen, T.A., and J.R. Maroney.  2000.  Habitat inventory and salmonid abundance for Half Moon and Lower Cee Cee Ah creeks.  Annual report to Pend Oreille County Public Utility District #1, Newport, WA.

Andersen, T.A., and J.R. Maroney.  2000.  Habitat inventory and salmonid abundance for Middle Branch LeClerc, Seco, and Saucon creeks.  Annual report to Pend Oreille County Public Utility District #1, Newport, WA.

Andersen, T.A., and J.R. Maroney.  2000.  Habitat inventory and salmonid abundance for Middle Creek.  Annual report to Pend Oreille County Public Utility District #1, Newport, WA.

Andersen, T.A. and M. Faler.  1997.  The effects of the 1995-1996 winter floods on aquatic habitat in selected streams of the North Fork Clearwater River, ID.  U.S. Fish and Wildlife Service.  Ahsaka, ID.

Garcia, A.P., W.P. Connor, R.D. Waitt, R.S. Bowen, T.A. Andersen, and P.E. Bigelow.  1999.  Fall chinook salmon spawning surveys in the Snake River upstream of Lower Granite Dam, 1996.  Pages 1-22 in K.F. Tiffan, D.W. Rondorf, W.P. Connor, and H.L. Burge, editors.  Identification of the spawning, rearing, and migratory requirments of fall chinook salmon in the Columbia River Basin, Annual Report 1996-1997. Report to U.S. Department of Energy, Bonneville Power Administration, Division of Fish and Wildlife. Contract number DE-AI79-91BP21708.

Muir, W.D., S.G. Smith, E.E. Hockersmith, E.P. Eppard, W.P. Connor, T.A. Andersen, and B.D. Arnsberg.  1996.  Passage survival of subyearling fall chinook salmon to Lower Granite, Little Goose and Lower Monumental dams, 1996.  Pages 32-92 in J.G. Williams and T.C. Bjorn, editors.  Fall chinook salmon survival and supplementation studies in the Snake River and Lower Snake River reservoirs.  Annual Report to Bonneville Power Administration, Portland, OR.

Stanley J. Bluff jr.

### Experience

1996-present		Kalispel Tribe of Indians		Usk, WA

Hatchery Manager

- Operate and maintain the hatchery and associated facilities.  Mark all hatchery production.

- Monitor the effectiveness of the hatchery by sampling Box Canyon Reservoir.

- Produce monthly and annual reports detailing hatchery production.

- Supervise hatchery personnel

- Oversee O & M budget for largemouth bass hatchery.

- Install all internal components of the hatchery

1994-1996		Spokane Agency/BIA			Wellpinit, WA

Management Assistant/Supervisory Forester

- In charge of timber sale preparation program on the Spokane Indian Reservation.

- General responsibilities include coordination, directing, supervising all phases of permit and sale preparation, from receipt of the prescriptions to advertisement and award of sales and contracts.

- Supervise 3 to 7 forestry technicians.

1989-1994		Spokane Agency/BIA			Wellpinit, WA

Presale Forester

- Responsibilities include marking timber, designing cruises, preparing timber sale documents (contracts, NEPA compliance, etc) prescribed fire duties and other duties related to the timber sale program.

Education

1987-1989		University of Montana		Missoula, MT

- Bachelor of Science Degree

1985-1987		Spokane Community College		Spokane, WA

- Associate of Arts

Publications

Kalispel Natural Resource Department and Washington Department of Fish and Wildlife. 1997. Kalispel Resident Fish Project Annual Report. Report to U.S. Department of Energy, Bonneville Power Administration, Division of Fish and Wildlife. Contract number 95-BI-37227.

Kalispel Natural Resource Department. 1997. Largemouth bass supplementation plan.

David R. Nenema

### Experience

1996-present		Kalispel Tribe of Indians		Usk, WA

Hatchery Technician

- Operate and maintain the hatchery and associated facilities.  Mark all hatchery production.

- Monitor the effectiveness of the hatchery by sampling Box Canyon Reservoir.

- Installed internal components of the hatchery