Project ID:	24009

Title:  Assess Surface-Water Flow And Feasibility of Enhancing White Sturgeon Spawning Substrate Habitat, Kootenai R., Idaho

# Section 9 of 10. Project description

a. Abstract

This project is a 2-phase collaborative interagency effort that uses innovative technologies to assess the feasibility for enhancing white sturgeon spawning substrate habitat in the Kootenai R., ID. This project is designed to assess sediment and bedform movement across spawning substrate, addresses effects of the backwater interface from Kootenay Lake on white sturgeon migration and spawning behavior and to address construction, implementation, monitoring and evaluation of in-stream structures which would enhance habitat for white sturgeon spawning.

Phase I of the proposed project will use several, recently developed, innovative technologies to conduct a feasibility study for enchancement of white sturgeon spawning habitat, Kootenai R., Idaho. These technologies include: 1) the use of a bathymetry survey system to animate bedform movement in sturgeon spawning areas, 2) development of a surface water model to determine the effects of the backwater interface on white sturgeon spawning behavior and 3) assess the feasibility, specifically the stability and longevity, of placing cobble and rock above the current sand substrate to enhance sturgeon spawning habitat.  Depending upon the outcome of Phase I, Phase II of the proposed study will incorporate the design, construction, implementation, monitoring and evaluation of in-stream structures which would potentially enhance habitat for white sturgeon spawning.

The methods that will be used in this study have great transferability to other fish and wildlife investigations in the Columbia Basin, particularly those investigations that (1) must design appropriate enhancement structure for spawning habitat substrate, and/or (2) need to assess the likelyhood of successfully enhancing spawning habitat substrate in order to aid recovery of salmonid populations, sturgeon populations, and benthic aquatic communities that provide foraging habitat for fish and bird populations.

b. Technical and/or scientific background

The Kootenai River Subbasin is an International watershed that encompasses part of British Columbia (B.C.), Montana, and Idaho. In terms of runoff volume, the Kootenai is the second largest Columbia River tributary. A 200-foot-high waterfall and natural fish-migration barrier is located eleven miles downstream of Libby, Montana. The river drops in elevation from 3,618 m at its headwaters in B.C. to 532 m at the confluence of Kootenay Lake. It leaves the Kootenay Lake through the western arm to a confluence with the Columbia River at Castlegar, B.C. A natural barrier at Bonnington Falls, now a series of four dams isolate fish from other populations in the Columbia River basin. The natural barrier has isolated sturgeon for approximately 10,000 years (Northcote, 1973). Synder and Minshall (1996) identified three different geomorphic reaches of the Kootenai River between Libby Dam and Kootenay Lake. The first reach (Canyon) extends from Libby Dam to the Moyie River (92 km). It has limited floodplain due to the closeness of the mountains. The second reach (Braided) extends from the Moyie River to the town of Bonners Ferry (7.5 km). It is extensively braided, with depths typically less than 9 m and substrates that consist mostly of gravels. The third reach  (Meander) extends through the Kootenai Valley back into B.C. and into the southern arm of Kootenay Lake (82.5 km). The meandering river is characterized with depths up to 12 meters in runs and up to 30 meters in pools.

The Kootenai River has undergone many changes due to construction of dikes along the river’s natural levee from Bonners Ferry to Kootenay Lake and due to construction of Libby Dam. Sediment transport within the basin has been dramatically altered and may have negatively impacted the spawning success of select resident fish species. Many resident fish populations have declined dramatically. In 1994, the Kootenai River white sturgeon was listed as a Federal endangered species, and the existing catch and release fishery was closed. The white sturgeon population decline reflects fewer juvenile sturgeon and an overall decline in spawning success.  Hydrologic and geomorphologic changes in the Kootenai River have occurred due to construction and operation of the Libby Dam. Operations at the dam have muted flow extremes and reversed the hydrograph. Before dam construction, the natural spring flows averaged about 60,000 cubic feet per sec (cfs), but afterwards, flows declined to about 5,000 cfs. The elimination of high spring flow events prevents flushing of fine sediments from cobble-gravel areas. Siltation of spawning beds adversely affects the survival of white sturgeon eggs and larvae. After construction of the Libby Dam, barriers have been deposited in critical spawning tributaries to the Kootenai River through the annual deposition of bedload material (sands, gravels, and boulders) at the river’s confluence (Marotz and others. 1988). The pre-impoundment Kootenai River contained sufficient energy to annually remove these deltas, whereas this is not the case for post-impoundment Kootenai River. High winter flows have resulted in warmer water and ice-free reaches. Sand may have buried gravel-cobble-spawning beds since construction of the Libby Dam. Barton (1998) conducted a marine seismic survey of the white sturgeon spawning reach and reported that a significant portion of the spawning substrate was covered with sand that form dune bedforms.

The following is the fundamental underpinnings of the proposed study to access enhancement of the Kootenai River spawning habitat. Parsely and Kappenman (U.S. Geological Survey, written commun., 2000) report that the spawning habitat of the white sturgeon on the Lower Columbia River is generally characterized as solid bottom substrate of bedrock, boulder, or cobble. Currently, most areas of habitat considered suitable by white sturgeon in the Columbia and Snake Rivers are located immediately downstream from hydroelectric dams where fast river currents support a bedrock, boulder, or cobble substrate.  Parsley and others (1993, p. 224) report collecting most sturgeon eggs in the Lower Columbia River over substrates of cobble or boulder. Boulder and cobble substrate of the Lower Columbia River, rather than the sand substrate in the Kootenai river white sturgeon spawning reach, provide a solid base of attachment for the adhesive eggs of the white sturgeon (Parsely, U.S. Geological Survey, oral commun., 2000).

c. Rationale and significance to Regional Programs

The results of this project are measurable, quantitative and biological.  If phase I of the proposed project reveals that in-stream habitat structures are feasible and would provide ideal spawning and rearing habitat for white sturgeon, the result would likely be restoration of the endangered white sturgeon population.  Indirect effects could potentially be seen in other listed and special-concern species as well.  An in-stream habitat structure would provide habitat for invertebrates and smaller prey fish species, enhancing the overall productivity of the Kootenai River within the sturgeon spawning area.  The proposed project provides for cost sharing among stakeholders in the Kootenai River basin. It is proposed as a collaborative effort among entities and is supported by multiple international fish and wildlife management agencies. This project meaningfully addresses collaborative research and management mandates of the Northwest Power Planning Council (NWPPC), the USFWS, Regional Kootenai River Subbasin Summary planning activities (KRSS 2000), the Columbia Basin Fish and Wildlife Authority's Multi-Year Implementation Plan (MYIP), and the KRN.  This project also supports such mandates from provincial and federal fisheries and environmental management agencies in British Columbia, Canada, where a majority of the Kootenai River Basin is located. Specifically, this project specifically addresses terms and conditions set forth in the Draft Hydrosystem Biological Opinion (USFWS July 2000) stating that the action agencies must 1) design and conduct those studies necessary to determine the effects of Libby Dam operations and other threats on sturgeon life history, and the cause(s) of sturgeon mortality 2) by December 1, 2002, evaluate and report on any changes in depth, water velocity and substrate in the vicinity of Bonners Ferry which have occurred since Libby Dam became operational 3) by December 1, 2002, evaluate the feasibility of establishing rocky substrates for sturgeon hatching and rearing between RKM 229 and 245 or greater water depths above RKM 245.  Based on the results of the evaluation, and in coordination with the Service, shall implement measures as appropriate 4) by May 2004, seek means to incorporate conservation measures for sturgeon, including self maintaining rocky spawning substrates, as a component of any new levee project.

The overall rationale and significance of this proposed project to regional programs is described below largely in the context of how this proposal relates to the draft September 29, 2000 Kootenai River Subbasin Summary, which is referred to herein as SUBBASIN SUMMARY,” and to the U. S. Fish and Wildlife Service (USFWS) September 30, 1999 “Recovery Plan for the Kootenai River Population of the White Sturgeon,” which is referred to herein as the “RECOVERY PLAN”.

The proposed overall project objective “determining the feasibility of enhancing the white sturgeon spawning substrate habitat” addresses the overall limiting factor for sturgeon recruitment as described in the Kootenai River Subbasin Summary (KRSS 2000).  Objective 4 of the SUBBASIN SUMMARY states the need to “assess the condition of Kootenai River fish spawning, incubation, and juvenile rearing habitat quality, and evaluate potential substrate improvement measures by 2005”.  The Subbasin Summary describes the altered hydrograph of the Kootenai River as the overall limiting factor for sturgeon recruitment. The altered hydrograph has impacted sturgeon recruitment in several ways. For example, it has changed stream morphology with the buildup of sediment over river cobble, which is an important white sturgeon spawning habitat (SUBBASIN SUMMARY, p. 44). Strategies in the SUBBASIN SUMMARY that address the specific limiting factors associated with floodplain alteration and stream morphology (SUBBASIN SUMMARY, p.70) include:

- Coordinate subbasin activities with appropriate agencies and organizations for cooperative management of transboundary populations and habitat needed by different life stages. -- addressed in proposal objective (1)-- Develop public web site for positing progress reports, data, and project products. Goal is to make the data collected by the project readily available to the sturgeon recovery team, and -- addressed in proposal objective (5)-- White sturgeon recovery team biologists will provide input on development of spawning habitat substrate improvement scenarios

- Monitoring suspended sediment transport and bedload transport in white sturgeon habitat—addressed in proposal objective (3)-- Describe availability and movement of fluvial sediment through white sturgeon spawning habitat and identify where habitat substrate is currently aggrading, degrading, and stable.

- Conduct a pilot test in the white sturgeon spawning area to determine the rate of sediment accumulation using sedimentation rods and installation of suitable substrate to evaluate the potential for habitat enhancement ot increase survival of eggs and larval sturgeon -- addressed in proposal objective (3)-- Task 3.3 Identify areas where spawning habitat substrate is currently aggrading, degrading, or is stable. Use the high-resolution bathymetry-bedform data collected during Objective 3, Tasks (3.2 and 3.3) to measure the erosion and deposition of silt, sand, and gravel on white sturgeon spawning substrate habit.

- Monitor behavior and response of adult Kootneia River white sturgoen to experimental temperatures and flows (including river gage height) during the spawning migration and spawning seasons--- addressed in proposal objective (4)-- Construct surface-water flow model to aid evaluating the impact of Kootenay Lake levels and pre-Libby Dam era flows and the Libby Dam era flows on white sturgeon spawning patterns and spawning site selection:

- Develop conceptual and computer model of transport to aid in assessing the potential for substrate habitat creation or enhancement -- addressed in proposal objective (5) -- Assess the feasibility of habitat enhancement .

- Monitor river-bottom sand dunes and gravel substrate in white sturgeon spawning reaches to identify how river bottom features move and evolve on a seasonal basis and under a range of flow regimes (deal with potential egg suffocation) -- addressed in proposal objective (2)-- Monitor and create animation of sediment transport and bedform movement in sturgeon spawning habitat , and -- addressed in proposal objective (3)-- Describe availability and movement of fluvial sediment through white sturgeon spawning habitat and identify where habitat substrate is currently aggrading, degrading, and stable.

The overall objective of this proposed project “Determine the feasibility of enhancing the white sturgeon spawning substrate habitat” addresses the highest priority recovery criterion listed by the RECOVERY PLAN: restore natural recruitment to the Kootenai River white sturgeon population (USFWS, 1999, p 35). In addition, the overall objectives of this proposal specifically address the RECOVERY PLAN’s recovery task 125: Assess conditions of white sturgeon spawning and incubation habitat quality and potential substrate improvement measures (fig. 11 and p. 56).

Task 125 states that “Researchers generally agree that white sturgeon egg deposition and spawning downstream from Bonners Ferry in low velocity, silt/sand deposition areas of the Kootenai River are not currently occurring in optimal habitat for successful egg incubation, hatching, and larval rearing. An evaluation on the future use of artificial spawning and rearing substrates should be conducted. Artificial substrates have been introduced for various sturgeon species in N. America, Russia, and France, with varying degrees of success. These habitat projects have involved placing rock and boulders in known spawning reaches of the target species” (USFWS, 1999, fig. 11, p.125).

Task 125 is specifically addressed by tasks in proposal objective (5)—develop and calibrate sediment transport model and assess feasibility of spawning habitat substrate enhancement scenarios

The monitoring data described in proposed project objective (2)--monitor bathymetry and sediment transport in sturgeon spawning habitat, and in proposed project objective (4)-- monitoring data that will be collect in order to  construct a hydrodynamic surface-water flow model and findings of this proposed study will be of great resource to scientists addressing USFWS priority 1 recovery criteria and recovery measure: Restore natural recruitment to the Kootenai River white sturgeon population (USFWS, 1999, p 35 and fig. 11), subtask 124, monitor effects of flow augmentation on Kootenai River levees and Kootenay Lake in British Columbia.

This project complements the Kootenai River Fisheries Investigations and the IDFG Regional Five Year Plan (IDFG, 1998) to recover the endangered Kootenai River white sturgeon and burbot. The rationale for this plan is based on development of sound databases and testable hypotheses. This project will provide much needed data about the Kootenai River white sturgeon substrate habitat for pre- and post Libby Dam impoundment.

These project objectives address the Fish and Wildlife Plan, Northwest Power Planning Council, 1994, as amended in 1995, section 10.8b.22, objectives because they are directed toward evaluating the Kootenai River aquatic ecosystem. The Kootenai Tribe of Idaho can integrate results from this study into their Kootenai River ecosystem status determination and improvement study.

As pointed out by IDFG (IDFG 1998), the primary threatened and endangered species are all transboundary, and any research findings and recommendations are also important to our Canadian colleagues.

Data collected and analyzed by this proposed project is important to develop, evaluate, test, and analyze solutions to ecosystem problems on the Kootenai River. The data collected by this project will represent monitoring baseline conditions for a significant habitat element prior to habitat restoration. The USGS is committed to collecting and analyzing data that supports the Adaptive Ecosystem Assessment process.

d. Relationships to other projects

This project is directly related to all new and ongoing fish and wildlife projects in the Kootenai River subbasin as well as projects outside the subbasin. Following are several of the ongoing related projects that are taking place in the Kootenai River basin.  The MDFWP, in collaboration with the Tribes of Montana and Idaho, IDFG, BCMELP, is implementing watershed-based enhancement and fish recovery actions to mitigate the losses caused by hydropower in the Kootenai subbasin (BPA project #199101903).  The Focus Watershed Coordination Project for the Kootenai River watershed fosters ‘grass-roots’ public involvement and interagency cooperation for habitat restoration to offset deleterious effects to the Kootenai River watershed.  The IDFG is determining the status and limiting factors for the Kootenai River white sturgeon, burbot, whitefish, bull trout and redband rainbow trout stocks in the Kootenai River and effects of water fluctuations and ecosystem changes on these stocks (BPA project #8806500). The KTOI is implementing the conservation aquaculture program to prevent extinction, preserve the existing gene pool and begin rebuilding age class structure of the endangered white sturgeon in the Kootenai River (BPA project #8806400).  The implementation of the program also includes a monitoring and evaluation component to evaluate the success of the program, as well as a research component to test hypotheses concerning factors limiting the recruitment of wild white sturgeon.  Conservation activities intended to benefit native burbot and kokanee are proposed as well.  The KTOI is also performing assessments, data analysis, and research in order to identify best management strategies to enhance aquatic biota in the Kootenai River ecosystem to recover native species assemblages across multiple trophic levels (BPA project #9404900).  An important aspect of the ecosystem project is the formation of a multi-agency team to develop and guide ecosystem restoration, research and management. This group, entitled the International Kootenai River Ecosystem Rehabilitation Team (IKRERT) is composed of participants from multiple agencies and groups throughout the Kootenai River subbasin. The KTOI, Idaho Department of Environmental Quality (IDEQ) and the KRN are also performing tasks and developing strategies to evaluate aquatic habitat quality and quantity in the basin and to restore the historic floodplain ecosystem in the lower Kootenai River (KRSS 2000).  In addition to the above listed projects, other studies by the Natural Resource Conservation Service (NRCS), various community and industry based groups and the United States Geological Survey (USGS), relate to the enhancement, restoration and rehabilitation of riparian and aquatic habitats.

Following is a brief history of USGS relationship to other projects to date. During FY97 and FY98, the USGS was a subcontractor under funding by the Kootenai River Fisheries Recovery Investigations project (BPA project #8806500).  Under this project the USGS measured the spatial distribution of river velocities using an acoustic doppler current profiler and collected seismic profiles of the substrate during white sturgeon spawning near Bonners Ferry.  The USGS also studied sediment transport in white sturgeon spawning habitat on the Kootenai River (BPA project #20049).  The Libby Reservoir Levels and Impact on Resident Fish project (BPA project #8346700) objectives includes calibrating simulations of hydraulic conditions and surveying the river habitat. USGS data collected during FY1997 and FY1998 and the data collection proposed herein support these project objectives. During FY 2000 and FY2001, the USGS has been a subcontractor on the white sturgeon recovery project (BPA project #8806400). The objective of this project is to identify best-management options to enhance the aquatic ecosystem. The USGS has made available to these projects stream flow and baseline geomorphological substrate data that is necessary to develop, evaluate, test, and analyze solutions to ecosystem problems.  The study proposed herein will continue to provide data to support the efforts of BPA projects #8806500, #8806400 and #9404900.

e. Project history (for ongoing projects)

N/A

f. Proposal objectives, tasks and methods

Objectives

The goal of the proposed project is to enhance native Kootenai River white sturgeon spawning habitat in order to assist with recovery of the population.  The objectives and products of Phase I of this proposed project will provide the appropriate and valid scientific information to the white sturgeon recovery team’s adaptive management decision process for determining whether or not to implement substrate enhancement measures in the spawning reach.  The objectives and products of Phase II deal with implementation as well as monitoring and evaluation of the effectiveness of in-stream spawning habitat structures.

The objectives of this study are to be achieved in a 2-phase project.  Continuation of Phase II is dependent upon the outcome of Phase I.  Phase I incorporates the following objectives: 1) develop a high-resolution bathymetry map to monitor sediment transport and bedform movement in sturgeon spawning habitat, 2) describe availability and movement of suspended and bedload sediment through white sturgoen spaqning habitat, 3) create animation of bedform movement, 4) identify where habitat substrate is currently aggrading, degrading or is stable, 5) construct a hydrodynamic surface-water flow model to aid evaluating the impact of Kootenay Lake levels and pre-Libby Dam era flows and the Libby Dam era flows, including the effects of the interface between Kootenay Lake backwater and the free flowing Kootenai River, on white sturgeon spawning patterns and spawning site selection develop spawning habitat substrate improvement scenarios with aid of sediment transport models, and7) assess the feasibility, specifically the stability and longevity, of placing cobble and rock above the current sand substrate to enhance sturgeon spawning habitat.  Phase II incorporates the following objectives:  8) incorporate the design, construction and implementation of in-stream structures which would potentially enhance habitat for white sturgeon spawning (this objective depends on the outcome of Phase I) and 9) monitor and evaluate the effectiveness and stability of constructed in-stream structures.

Tasks and Methods

Objective 1: Project startup. Develop public web site for posting progress reports, data, and project products. Goal is to make the data collected by the project readily available to the sturgeon recovery team.

Objective 2: Monitor and create animation of sediment transport and bedform movement in sturgeon spawning habitat

Task 2.1 Review the hydraulic and fluvial sediment data to improve design of monitoring efforts. Develop and use sediment-rating curves in conjunction with empirical sediment equations to grossly predict the sediment size, bed load, and the bed forms for a range of Kootenai River flow conditions.

Task 2.2 Measure periodic stream flow and suspended sediment load at the USGS Bonners Ferry stage gage. Modify the existing USGS stage gage on the Kootenai R. at Bonners Ferry to measure flows at 15-minute intervals. In addition, collect samples at this gage for suspended sediment concentrations and for bedload mass. Suspended-sediment samples will be collected using a D-77 sampler (Edwards and Glysson, p 12). Suspended-sediment samples will be collected using (1) the depth-integrated equal-width sampling method or (2) point-integrated sampling method. Bedload samples will be collected in Helley-Smith bedload samplers using the single equal-width-increment sampling method (Edwards and Glysson, p 77). Sampling frequency for suspended-sediment and bedload samples will be greatest during augmented sturgeon flows (perhaps on a daily basis at peak flows) when the bulk of fluvial sediment transport occurs, and less during low flows.

Task 2.3 Measure periodic stream flow and suspended sediment load at the inactive USGS Copeland gage. This gage is located below the white sturgeon spawning reach. Here, the stream bottom geometry was monitored during 1930-90 and suspended sediment load was monitored during 1966-83. Suspended-sediment samples will be collected using a D-77 sampler (Edwards and Glysson, p 12). Suspended-sediment samples will be collected using (1) the depth-integrated equal-width sampling method or (2) point-integrated sampling method. Bedload samples will be collected in Helley-Smith bedload samplers using the single equal-width-increment sampling method (Edwards and Glysson, p 77).

Task 2.4 Conduct bathymetry survey and generate a high-resolution GIS bathymetry map of the white sturgeon substrate habitat The survey will cover the present-day white sturgeon spawning habitat and extend upstream of Bonners Ferry. The survey vessel will be fitted with an array of survey grade depth sounding transducers and survey control will be accomplished with differntial GPS using signal correction transmitted from Spokane or from satellite. Horizontal-survey control will be submeter, and vertical-survey control will be on the order of centimenters. Randall Dinehart of the USGS, Sacramento, CA, has developed software for bathymetry systems and will oversee this task. More about how this technology and how Randy has used to assess, monitor, and restore aquatic habitat in the Sacramento-San Joaquin River Delta can be viewed at: http://ca.water.usgs.gov/program/sfbay/calfedsed/bedsurveys/techniques.html

Task 2.5 Monitor the size and movement of bedforms at select spawning sites. Monitor the height and wavelength and celerity of bedforms at select spawning sites over a range of flow conditions such as during augmented sturgeon spawning flows and low flows. This monitoring utilizes the innovative high-resolution bathymetry mapping technology described in Task 2.4.

Task 2.6 Create animation of actual bedform movement on sturgeon spawning substrate habitat. Animation will be based on the high-density bathymetry survey data collected during, Tasks 2.4 and 2.5. .Animation of sediment/bedform movement will help quantify transient and spatial changes in the erosion and deposition of sediments on spawning substrate habitat. This animation method is unique to the field of study movement of sediment and bedforms along spawning substrate. Post animation to project web site.

Task 2.7 Conduct sieve analysis on a subset of archived Kootenai River substrate sediment samples. Archived substrate sediment samples were collected under low-flow (8,000 cfs) and high-flow conditions (25,000 cfs).

Task 2.8 Sample the Kootenai River substrate between Deep Creek and the interstate bridge at Bonners Ferry. Sample over a range of flow conditions to monitor the transition zone between sand and gravel substrate. Conduct sieve analysis on a subset of the substrate sediment samples.

Objective 3: Describe availability and movement of fluvial sediment through white sturgeon spawning habitat and identify where habitat substrate is currently aggrading, degrading, and stable

Task 3.1 Quantify the composition and quantity of fluvial sediment being deposited, resuspended, and transported through the white sturgeon spawning habitat. To understand the availability and quantity of sediment movement through the spawning reach, two components of sediment transport will be characterized; they are the suspended load (fine suspended sediment moving at the same speed as water) and the bedload (sand and gravel moving at a slower rate along the bed). Suspended sediment load will be evaluated from data collected in Objective 2, Task (2.1 and 2.2). Bedload transport will be calculated from data collected in Objective 2, Task (2.1 and 2.2). Bedload transport may be calculated from bedform profiles and bedform animation obtained in Task 2.5 and 2.6.The total fluvial sediment load entering the spawning reach will be computed as the sum of the suspended-sediment load and the bedload mass.

Task 3.2 Develop table that grossly characterizes fluvial sediment transport and

bedforms for a range of flow conditions Refine sediment-rating curves for the sturgeon spawning reach, incorporate results from task 3.1 and the particle-size (sieve analysis) analysis on substrate sediment samples. Use sediment rating curves and empirical sediment equations to predict fluvial sediment transport and the bedforms for a range of Kootenai River flow conditions.

Task 3.3 Identify areas where spawning habitat substrate is currently aggrading, degrading, or is stable. Use the high-resolution bathymetry-bedform data collected during Objective 3, Tasks (3.2 and 3.3) to measure the erosion and deposition of silt, sand, and gravel on white sturgeon spawning substrate habitat

Objective 4: Assess the feasibility of habitat enhancement. Sediment transport models are proposed herin as the principal method of assessing the feasibilty of habitat enhancement. The models are the most advanced and rigorus scientific tools currently available for predicting the stability and longevity of (1) placing cobble, rock or structures above the current sand substrate or (2) effect that reconfiguring the river channel will have on enhance sturgeon spawning habitat

The sediment transport model (tool used to assess the feasibility of enhancing spawning-habitat substrate) will be calibrated to habitat data collected by the project and to historic habitat data. This model will predict both past and future conditions of the spawning substrate habitat. Data to be used in evaluating model calibration include temporal and/or spatial variation for the following: substrate elevation; river bed geometry; river flow rate; river stage; substrate sediment type (clay, silt, sand, gravel, cobble, etc); suspended sediment load in the river water column; and, sediment bed load transported on the river bottom. An example of model calibration and verification is described here, where sub reaches of the river are documented to have erode over a period of time, the output from the sediment-transport model for those sub reaches will be plotted to determine if the model is responding appropriately and showing that spawning habitat is being eroded and eroded at a reasonable rate. Also, the model’s suspended-sediment-load output will be compared to the measured Kootenai River suspended-sediment loads for the pre-Libby dam era and the Libby dam era.  All model calibration and predictive runs will be kept in project files till the final project report is published.

Task 4.1Construct a 1-dimentsional sediment transport model and calibrate to historic and recently collected fluvial-sediment and bathymetry data. Construct a 1-dimensional sediment transport model to simulate sediment transport through the present day spawning reach. This main purpose of this model will be to (1) identify subreaches most amenable to habitat enhancement, and (2) provide the upstream and downstream boundary conditions for a highly detailed 3-dimensional sediment transport model to be used to access habitat enhancement The 1-dimensional model’s downstream boundary will be positioned downstream of the sturgeon spawning reach and the upstream model boundary will be positioned upstream of Bonners Ferry. The one-dimensional model to be employed is the, U.S. Geological Survey open-channel sediment transport model that developed by Dr. James Bennett (written commun., USGS, 2000). . This model simulates transport of mixed sizes of sediment including silt, sand, gravel, and cobble (up to twenty sediment size classes),.

Task 4.2 Use the 1-dimensional model to predict future substrate elevations, bedforms, and substrate sediment composition. Review sediment transport model simulations and contrast w/ task (4.1) findings to identify areas of stable riverbed conducive to installing cobble substrate habitat or other habitat improvement structures.

Task 4.3. Develop several spawning habitat substrate improvement scenarios. Development of these scenarios will be based on results from the 1-dimentional sediment transport simulations, the overall understanding of sediment transport in the spawning reach, and substrate characteristic that researches have shown to enhance overall recruitment. White sturgeon recovery team biologist will be utilized for input on development of spawning habitat substrate improvement scenarios

Task 4.4 Construct and calibrate a quasi 3-dimensional sediment transport model for one or more spawning subreach(s). The quasi-three-dimensional USGS sediment transport model has been developed by Dr. John Nelson Nolan (oral commun., USGS, 2000 ). Boundary conditions for the upstream and downstream boundaries of the quasi 3-dimensional model(s) will be derived from the calibrated 1-dimensional sediment transport model. Boundary conditions include the suspended-sediment load and bedload and bed elevations for the full range of flow conditions.

Task 4.5 Conduct predictive quasi 3-demensional sediment transport simulations to assess the efficacy of spawning habitat substrate enhancement. Simulate the stability and longevity of several habitat substrate enhancement sites using a various size class and amount of cobble and rock.

Objective 5: Prepare peer review report and post on public web page.

Objective 6: Incorporate the design, construction and implementation of in-stream structures which would potentially enhance habitat for white sturgeon spawning (this objective depends on the outcome of Phase I)

Task 6.1 Engineering/habitat restoration firm to conduct this object of phase II work.

Objective 7: Monitor and evaluate the effectiveness constructed in-stream habitat-enhancement structures.  Determine the breadth of sturgeon recuirtment.

Task 7.1 Monitor stability of habitat enchancemet structures at pilot site(s) over a range of flow conditions such as during augmented sturgeon spawning flows and low flows. This monitoring utilizes the high-resolution bathymetry mapping technology described in Task 2.4, 2.5 and 2.6.

g. Facilities and equipment

This project will be coordinated and subcontracted out of the Kootenai Tribal headquarters in Bonners Ferry, Idaho.  Phase I of the project will be subcontracted to the USGS Washington District office, Tacoma, WA  Most office work for Phase I will be conducted out of the USGS Washington District office, Tacoma, WA.  The Sandpoint, Idaho, field office is the closest USGS office to the study area and contains office space and computer equipment sufficient for project personnel. Federal vehicles and workboats are available for project use. All equipment to be used in Phase I is owned by the USGS.  Phase II of the project will also be subcontracted to a qualifying consultant (to be identified and selected through the RFP process).  Contractors will be responsible for preparation and submittal of final reports to the Kootenai Tribe of Idaho.  Reports will be available in hard or CD copy and posted on a public access web page.

h. References

| Reference (include web address if available online) | Submitted w/form (y/n) |
| --- | --- |
| Barton, G.J., 1998, Subbottom seismic-reflection profiling on the Kootenai River near Bonners Ferry, Idaho: abstr. in proceed. of Ninth Annual Nonpoint Source Water Quality Monitoring Results Workshop, 1 p. | N |
| Edsall, T.A., Behrendt, T.E., Cholwek, Gary, Frey, J.W., Kennedy, G.W., and Smith, S.B., 1997, Use of remote-sensing techniques to survey the physical habitat of large rivers: U.S. Geological Survey Contribution number 983, 20 p. | N |
| Edwards, T.K., and Glysson, D.G., 1999, Field methods for measurement of fluvial sediment: Techniques of Water-Resources Investigations of the U.S. Geological Survey, Book 3, Applications of Hydraulics, Chapter 2, 89 p. | N |
| DeLong, L.L., Thompson, D.B., and Lee, J.K., 1997, The computer Program: FourPt (Version 95.01)—A model for simulating one-dimensional, unsteady, open-channel flow: U.S. Geological Survey Water-Resources Investigations Report 97-4016, 69 p. | N |
| Fullford, J.M., 1993, User’s guide to hydraulic information exchange program: A computer program of hydraulic properties computation: U.S. Geological Survey Open-File Report, 45 p. | N |
| Lipscomb, S.W., Berenbrock, C., and Doyle, J.D., 1997, Spatial distribution of stream velocities for the Kootenai River near Bonners Ferry, Idaho, June 1997: U.S. Geological Survey Open-File Report 97-830, 174 p. | N |
| Marotz, B.L., Dalbey S.R., Muhlfeld, C., Snelson, S., Hoffman, G., DosSantos, J., and Ireland, S., 1998, Fisheries mitigation and implementation plan for losses attributable to the construction and operation of Libby Dam, Montana Fish, Wildlife and Parks, Kalispell, MT., Confederated Salish and Kootenai Tribes, Pablo, Montana, and Kootenai Tribes of Idaho, Bonners, Ferry Idaho. | N |
| Northcote, T.G., 1973, Some impacts of man on Kootenay Lake and its salmonids, Great lakes Fishery Commission Technical Report no. 25, Ann Arbor, MI. | N |
| Northwest Power Planning Council, September 29, 2000, Draft Kootenai River subbasin summary, variously paginated. | N |
| Pacific Watershed Institute, December 1999, Kootenai River watershed assessment report, variously paginated. | N |
| Parsley, M.J., Beckman, L.G., and McCabe, Jr., G.T., 1993, Spawning and rearing habitat used by white sturgeon in the Columbia River downstream from McNary Dam, Transactions of the American Fisheries Society, vol 122, p. 217-227. Schaffranek, R.W., Baltzer, R.A., Goldberg, D.E., 1981, A model for simulation of flow in singular and interconnected channels: U.S. Geological Survey Techniques of Water-Resources Investigations, Book 7, Chapter C3, 110 p. | N |
| Synder, E.B., and Minshall, G.W., 1996, Ecosystem metabolism and nutrient dynamics in the Kootenai River in relation to impoundment and flow enhancement of fisheries management, Stream Ecology Center, Idaho State University. | N |
| U. S. Fish and Wildlife Service, September 30, 1999, Recovery plan for the Kootenai River population of the white sturgeon, variously paginated. | N |
| U.S. Fish and Wildlife Service, July 27, 2000, Biological opinion on effects to listed species from operation of the Federal Columbia River Power System, variously paginated. | N |

# Section 10 of 10. Key personnel

### Personnel                         Title                       FTE                     Project Duties

### Need to add KTOI people here

### Gary J. Barton    Hydrologist/Geophysicist      0.75   Project Chief/Web page/Report

### James Bennett   Senior Research Hydrologist  0.35   Sediment Transport Modeling

John Nelson     Senior Research Hydrologist   0.35   Habitat Restoration/Sediment Transport

Randal Dinehart   Research Hydrologist          0.3    Bathymetry and Habitat Restoration

Kirk Thibodeaux   Civil Engineer                    0.2     Engineering/Habitat Restoration

Terry Maret              Biologist                          0.2     Staff biologist and fisheries specialist

### Gary Barton-Project Chief

U.S. Geological Survey-Water Resources Division

1201 Pacific Ave. Suite 600, Tacoma, WA 98402

253-428-3600 x2663	gbarton@usgs.gov

Gary has a M.S. in Geophysics/Geology from Western Michigan University (1983) and has worked for the USGS since 1986. Gary is currently studying the sedimentation history in the white sturgeon spawning habitat of the Kootenai River near Bonners Ferry, ID. This work is studying changes in the spawning substrate due to the construction and operation of Libby Dam located upstream in Montana. During the past 1.5 years, Gary has conducted an extensive study of Dissolved cadmium, zinc, and lead loads from ground-water seepage in the South Fork Coeur d’Alene River system, northern Idaho. Gary has prior experience as a consultant in oil and gas exploration and environmental studies, and is a registered professional geologist. Gary has conducted many geophysical and drilling programs on water and on land including the Susquehanna River, Delaware River, and Atlantic Ocean. Prior to his recent move to the northwest, Gary was the USGS-Western Great Lakes Geophysical Advisor. He has given talks on geophysical applications at numerous technical conferences.

### Barton, G.J., in press, Dissolved cadmium, zinc, and lead loads from ground-water seepage in the South Fork Coeur d’Alene River system, Idaho: U.S. Geological Survey Water-Resources Investigations Report 00-____, 150 p.

Barton, G.J., 1998, Subbottom seismic-reflection profiling on the Kootenai River near Bonners Ferry, Idaho: abstr. in proceed. of Ninth Annual Nonpoint Source Water Quality Monitoring Results Workshop, 1 p.

Barton, G., Woods, P, Horowitz, A., Kuwabara, J., Balisteria, J., and Box, S., 1998, Quality assurance project plan for U.S. Geological Survey studies in support of the EPA-Region 10 Spokane River Basin RI/FS: U.S. Geological Survey letter report, variously paginated.

Barton, G.J. and laCombe, P., 1995, Seismic-refraction surveys to determine depth of landfills in relations to ground-water levels and ground-penetration radar surveys, F.E. Warren AFB, Cheyenne, Wyoming: U.S. Geological Survey Administrative Report, 41 p.

Barton, G.J., 1996, Seismic refraction for determining depth of landfills: poster, abstr. in  Annual Meeting of the U.S. Geological Survey/Department of Defense Environmental Conservation (DODEC) Hydrology Program, Orlando, FL.

Hainly, R.A., Reed, L.A., Flippo, H.N., and Barton, G.J., 1995, Deposition and simulation of sediment transport in the Lower Susquehanna River reservoir system: U.S. Geological Survey Water-Resources Investigations Report 95-4122, 39 p.

###### John Nelson  – Habitat Restoration/Environmental Fluid Dynamics Advisor

U.S. Geological Survey,  Box 25046, Denver Federal Center, DFC Bldg. 053, Room  MS 413, Denver, CO   80225-0046. Email to: jmn@usgs.gov 303-236-4076

EDUCATION:

University of Washington, 3/86-2/88, Geophysics, Ph.D. 1988

University of Washington, 9/81-3/86, Geophysics, M.S., 1986

University of Puget Sound, 9/77-9/81, Physics, B.S., MCL 1981

PROFESSIONAL EXPERIENCE:

3/86-present  Hydrologist, National Research Program, USGS WRD

9/81-3/86       Research Assistant, Geophysics Program, Univ. of Washington

6/77-5/82       Laboratory Technician, Flow Research, Kent, Washington

RENDERING SCIENTIFIC JUDGEMENT:

## Served as reviewer on over 200 papers and grants over the last 10 years

(Water Resources Research, Journal of Hydraulic Engineering, Journal of  Hydraulic Research, Sedimentology, Geomorphology, Journal of Geophysical Research, Nature, Journal of Sedimentary Research, Engineering Mechanics, Experiments in Fluids, Science, Journal of Hydrologic Engineering, Journal of Fluid Mechanics, Journal of Hydrology, Journal  of Water, Air, and Soil Pollution, National Geographic, National Science Foundation, Office of Naval Research, Petroleum Research Fund, etc)

Associate Editor for Journal of Hydraulic Engineering, (1992-1999)

## Consultant to Department of Justice and US Fish and Wildlife Service on

water rights claims for the Snake River at Deer Flat Wildlife Refuge (1995 to present). Prepared written deposition report, 1997 (USGS approved, 47 pp.).

Called as expert witness in the State of Idaho vs. United States Government in US Forest Service water rights claims on upland streams in Idaho (not related to above consultancy). Deposed in 1998.

Corresponding Advisor to ASCE American Lifelines Alliance reviewing documents in my field of expertise (primarily river mechanics and engineering) which have some impact on maintaining basic public infrastructure during catastrophic events. Invited position.

HONORS, AWARDS, RECOGNITION, ELECTED MEMBERSHIP:

Awarded NSF grant (joint with Stephen McLean of UC Santa Barbara) for $242K to study particle dynamics in flows over bedforms (9/96-9/2000).

Awarded NSF grant (joint with Ronald Shreve of UCLA and David Rubin of USGS-GD) for $140K to study bedload transport mechanics (6/95-present).

Awarded NSF grant (joint with Stephen McLean of UC Santa Barbara) for $297K to study bedform mechanics (5/93-5/96).

Awarded NASA grant (from the Grants for Research and Analysis of a Highly Innovative Nature program, joint with David Rubin of the USGS Geologic Division) for $52K to study ripple field variability (1/92-1/94).

Awarded grant from the Science and Technology Agency of the Government of Japan (for housing, living and travel expenses under the Research Grants for Foreign Specialists program) to carry out research at the Civil Engineering Research Institute in Hokkaido on the mechanics of lateral flow separation (11/91).

Awarded NSF grant (joint with Stephen McLean of UC Santa Barbara) for $210K to study bedform mechanics (9/89-3/93).

BIBLIOGRAPHY

Nelson, J.M., and Smith, J.D., 1989, Mechanics of flow over ripples and dunes, Journal of Geophysical Research, v. 94, no. C6, p. 8146-8162.

Nelson, J.M., Emmett, W.W., and Smith, J.D., 1991, Flow and sediment transport in rough channels, in: S. Fan and Y. Kuo (eds), Proceedings of the Fifth Federal Interagency Sedimentation Conference, Chapter R, p. 55-62.

Wiberg, P.L. and Nelson, J.M., 1992, Unidirectional flow over asymmetric and symmetric ripples, J. Geophysical Research, v. 97, no. C8, p.12745-12761. (I designed the laboratory experiment, made the measurements, and wrote about 30% of the paper. The first author did the analysis of the data.)

Nelson, J.M., Shreve, R.L., McLean, S.R., and Drake, T.G., 1995, Role of near-bed turbulence structure in bed load transport and bedform mechanics, Water Resources Research, v. 31, no. 8, 2071-2086.

Nelson, J.M., 1996, Predictive Techniques for River Channel Evolution and Maintenance, Water, Soil, and Air Pollution, v. 90, p. 321-333.

(Also reprinted as a book chapter, in: Chow, W., Brocksen, R.W., and Wisniewski, J., eds, Clean Water: Factors that Influence its Availability, Quality, and Use.)

Nelson, J.M., 1996, The role of floods in the development and maintenance of lateral separation deposits in the Colorado River in Grand Canyon, Proceedings of the International Seminar on Recent Trends of Floods and Their Preventative Measures, Hokkaido Disaster Prevention Research Center, Hokkaido, Japan, p. 175-189.

Nelson, J.M., and McDonald R.R., 1997, Mechanics and modeling of flow and bed evolution in lateral separation eddies, Glen Canyon Environmental Studies Report, 69 pp.

Rubin, D.M., Nelson, J.M., and Topping, D.J., 1998, Relation of inversely graded deposits to suspended-sediment grain-size evolution during the 1996 Flood Experiment in Grand Canyon, Geology, v.26, p. 99-102. (I collected a critical data set in the Grand Canyon during the flood experiment, and wrote about 40% of the paper).

Topping, D.J., Rubin, D.M., Nelson, J.M., Kinzel, P.J., and Corson, I.C., 2000, Colorado River sediment transport 2. Systematic bed-elevation and grain-size effects of sand supply limitation, Water Resources Research, v. 36, p. 543-570.  (I discussed the conceptual background for the work with Dave Topping and Dave Rubin, provided some critical data on suspended sediment grain-size change over the course of the flood, and edited the paper.)

Nelson, J.M., Schmeeckle, M.W., Shreve, R.L., and McLean, S.R., 2000, Sediment entrainment and transport in complex flows; in: Morphodynamics of Rivers and Estuaries, ed. G. Seminara, IAHR, in press.

###### James P. Bennett  – Sediment Transport Modeling Advisor

U.S. Geological Survey (9/66 (part time), 9/68 (full time)) ,  Box 25046, Denver Federal Center, DFC Bldg. 053, Room  MS 413, Denver, CO   80225-0046303-236-4992/e-mail to: jbennett@usgs.gov

Institution			Major			Minor		Degree

Colorado State University, 64-68 	Hydraulics 				Ph. D., 1968,

Colorado State University, 64-68 	Hydraulics 	       Soil Mechanics 	M. S., 1966

Kansas State University, 60-64	Civil Engineering			B. S., 1964

CONDUCTS TECHNICAL TRAINING at USGS, WRD Training Center :

NAME OF COURSE:	River  Mechanics

NAME OF COURSE:	Sediment Transport Modeling

PRESENT ASSIGNMENT PROJECT CHIEF: From: 1/92-Present

PROJECT TITLE: Mathematical Modeling Principles

SOURCES OF FUNDING: WRD Core Research, Denver Water Board, Utah State

University, Glen Canyon Monitoring and Research Center, US Department of Justice, USGS Platte River Ecosystem Initiative, WRD Two-Dimensional Flow Modeling System Development Initiative

DESCRIPTION OF ASSIGNMENT: I am Chief of a project that focuses primarily on

the theoretical and applied physics of  flow, transport, and geomorphic  behavior in alluvial channels.   Project staff includes GS15, 14, 13, and 11 professionals.  Project activities include, but are not limited to: (1) Field-scale applications of quasi-three-dimensional flow and transport models to critical questions concerning the relationships between discharge magnitude and frequency fluctuations and channel stability and evolution, (2) Studies of effects of sand supply amounts and timing on the evolution of bar and channel sand deposits in Grand Canyon National Park. My personal research concentrates on factors governing bedform mechanics and evolution, and the effects of bedform type and size on the rate of sand transport and overall channel flow resistance. I spend about 15 percent of my effort on duties as Associate Editor for Water Resources Research (AE, WRR).

PUBLISHED REPORTS (SELECTED):

Bennett, J. P., 1968, Turbulence measurement with a propeller flow meter, Colorado State University, Fort Collins, Colorado, Ph. D. dissertation, 171 p.

Rathbun, R. E., and Bennett, J. P., 1969, Discussion of  ‘Effects of temperature on stream aeration’ by Ivan Metzger, Am. Soc. of Civil Engineers Proc., Vol. 95, No. SA5, p. 985-988.

Bennett, J. P., 1971, Discussion of  ‘Indeterminate hydraulics of alluvial channels’ by Thomas Maddock, Jr., Am. Soc. of Civil Engineers Proc., Vol. 97, No. HY9, p. 1533-1535..

Bennett, J. P., 1974, Concepts of mathematical modeling of sediment yield, Water Res. Res., Vol. 10, 	No. 3., p. 485-493.

Bennett, J. P., 1975, General model to simulate flow in branched estuaries, Symposium on Modeling Techniques, Am. Soc. of Civil Engineers, Vol. 1, p. 643-662.

Bennett, J. P., and Nordin, C. F., Jr., 1977, Simulation of sediment transport and armoring, Hydrological Science Bull. XXII, Vol. 4, p. 555-570.

Bennett, J. P., 1981, book review, Estuarine Hydrography and Sedimentation, K. R. Dyer, Ed., EOS, Trans. Amer. Geophys. Union, Vol. 62, No. 52.

Bennett, J. P., 1988, Simulation of transport-related properties.  In: The role of sediments in the chemistry of aquatic systems-proceedings of the sediment chemistry workshop, February 8-12, 1982 (eds. Bradford, W. L. and Horowitz, A. J.), U. S. Geological Survey Circular 969, p. 64-75.

Bennett, J. P., 1993, Sediment-transport simulations for two reaches of the Colorado River, Grand Canyon, Arizona, U. S. Geological Survey Water-Resources Investigations Report 93-4034, 42 p.

Bennett, J. P., 1995, Algorithm for resistance to flow and transport in sand-bed channels, Jour. of Hydraulic Engineering, Am. Soc. of Civil Engineers, 121(8), 578-590.

Bennett, J. P., 1999, Discussion of Quasi-two-dimensional simulation of scour and deposition in alluvial channels, by H. Y. Lee, H. M. Hsieh, J. C. Yang, and C. T. Yang, Jour. of Hydraulic Engineering, Am. Soc. of Civil Engineers, 125(2), 206-207.

Kinzel, P. J. III, Nelson, J. M., Parker, R. S., Bennett, J. P., and Topping, D. J., 1999, Grain-size evolution of the Platte River, 1931-1998, Proceedings of the 10th Platte River Ecosystem Symposium, p. 9-14.

Topping, D. J., Rubin, D. M., Nelson, J. M., Kinzel, P. J. III, and Bennett, J. P., 1999, Linkage between grain-size evolution and sediment depletion during Colorado River floods, The Controlled Flood in Grand Canyon, Geophysical Monograph 110, American Geophysical Union, 71-98.

Randal Dinehart – Research Hydrologist

Randal Dinehart is a USGS research hydrologist and will be responsible for measurements of bedform transport and interpretation of channel conditions.  He has 25 years of experience in riverine sediment-transport measurement and analysis, including 12 years of applied research at Mount St. Helens, where he measured bedload transport and bedform migration rates; he wrote several reports, research articles, and the USGS Professional Paper on sediment transport in the region.  His B.S. degree was earned at the University of Washington in 1977 in Hydrologic Engineering and Technical Communication.  Following graduate work at the University of Minnesota in 1994 in sediment transport, he published field research on river turbulence while beginning his investigations of sand transport in the lower Sacramento River.  He is currently head of research on bedload movement in the Sacramento-San Joaquin River Delta.

Pertinent Publications

Dinehart, R.L., 1986, Sediment data for streams near Mount St. Helens, Washington, Vol. 2, Water Years 1981-83, U.S. Geological Survey Open-File Report 85-632, 1986, 438 pp.

Dinehart, R.L., 1987, Vertical profiles of velocity and suspended sediment in streams near Mount St. Helens, Washington, U.S. Geological Survey Open-File Report 87-377, 140 pp.

Dinehart, R.L., 1989, Dune migration in a steep, coarse-bedded stream, Water Resources Research, v. 25, no. 5, p. 911-923.

Dinehart, R.L., 1992, Sediment data for streams near Mount St. Helens, Washington, Vol. 3, Water Years 1984-87, U.S. Geological Survey Open-File Report 91-219, 170 pp.

Dinehart, R.L., 1992, Gravel-bed deposition and erosion by bedform migration observed ultrasonically during storm flow, North Fork Toutle River, Washington, Journal of Hydrology, v. 136, p. 51-71.

Dinehart, R.L., 1992, Evolution of coarse-gravel bedforms:  Field measurements at flood stage, Water Resources Research, v. 28, n. 10, p. 2667-2689.

Dinehart, R.L., 1997, Sediment transport at gaging stations near Mount St. Helens, Washington, 1980-90.  Data collection and analysis, U.S. Geological Survey Professional Paper 1573, 105 pp.

Dinehart, R.L., 1998, Sediment transport in the hyperconcentrated phase of the March 19, 1982, lahar, in  Hydrologic consequences of hot-rock/snowpack interactions at Mount St. Helens volcano, Washington, 1982-84, Pierson, T.C., ed., U.S. Geological Survey Professional  Paper 1586,  p. 37-52.

Dinehart, R. L. 1999, Correlative velocity fluctuations over a gravel riverbed, Water Resources Research, v. 35, n. 2, p 569-582.

Kirk G. Thibodeaux, P.E.

Chief – Hydraulic Laboratory Facilities

# EXPERIENCE

Sixteen years in the U.S. Geological Survey Hydraulic Laboratory, seven years as lead engineer/manager (5 with the USGS).  Responsibilities includes the planning, scheduling, and supervision of the calibration and testing of hydraulic instrumentation; scheduling and reviewing all experiments in the Hydraulic Laboratory including flume studies; and aiding researchers in the design and data analysis of research projects in the Hydraulic Laboratory;.

Major research projects include determining the range of roughness coefficients for dense vegetation at low stream velocities in Laboratory Flumes as part of the South Florida Everglades Initiative, 9/95-9/99; wind induced near-surface water currents in dense vegetation in Laboratory Flumes, South Florida Everglades Initiative, 2/99-7/99; shallow open-channel flow in a high-gradient stream with large bed material in Laboratory Flumes, 1/86-7/86; and evaluation of temporary erosion control liners in Laboratory Flumes, 8/82-5/84.

# LICENSES

Registered Professional Civil Engineer, Louisiana.

# EDUCATION

Bachelors of Science in Civil Engineering - University of Louisiana, Lafayette - 12/80.

Masters of Science in Engineering, Civil - University of Louisiana, Lafayette - 5/82.

Course work and research on computer flow modeling for Doctor of Philosophy in Civil Engineering - University of Missouri, Rolla.

Stephen Wiele  – Sediment Transport Modeling Advisor

U.S. Geological Survey,  Box 25046, Denver Federal Center, DFC Bldg. 053, Room  MS 413, Denver, CO   80225-0046303-236-4997/e-mail to: smwiele@usgs.gov

###### Steve Lipscomb – Supervisory Hydrologist for Surface-Water Program

Steve Lipscomb has a B.S. in Civil Engineering from California State University at Sacramento and has worked for the USGS since 1979. Steve is currently in charge of hydrologic data collection for the Water Resources Division in Idaho. Steve has been involved in several studies evaluating sediment and bedload transport including the study of the effects of draw down at the Lower Granite Reservoir on suspended sediment and bedload transport in the Snake River; a study of sediment transport in the Susitna River in Alaska; and studies of suspended and bedload transport in streams in Idaho, Wyoming, and Nevada in cooperation with the U.S. Forest Service and the Bureau of Reclamation. Recently, Steve developed QA/QC protocol for stream velocity measurements using an Acoustic Doppler Current Profiler coupled with a Global Positioning System.

Lipscomb, S.W., in press, Hydrologic classification and estimation of basin and hydrologic characteristics of subbasins in central Idaho: U.S. Geological Survey Professional Paper 1604, 49 p.

Lipscomb, Stephen W., Berenbrock, Charles, Doyle, Jack D., Spatial Distribution of Stream Velocities for the Kootenai River near Bonners Ferry, Idaho, June 1997: U.S. Geological Survey Open-File Report 97-830, 174 p.

Harper, R.W., Lipscomb, S.W., Experimental Drawdown Study, Lower Granite Reservoir, North-Central Idaho, March 1992: U.S. Geological Survey Open-File Report 94-109, 622 p.

Lipscomb, S.W., 1989, BRANCH flow model of the Knik and Matanuska Rivers, Alaska: National Space Technology Laboratory, Bay St. Louis, Mississippi, Proceedings of the Advanced Seminar on One-Dimensional, Open-Channel Flow and Transport Modeling, June 1987, p 62-64.

Lipscomb, S.W., Flow and hydraulic characteristics of the Knik-Matanuska River estuary, Cook Inlet, South-central Alaska: U.S. Geological Survey Water-Resources Investigations Report 89-4064, 52 p.

Lipscomb, S.W., 1987, Calibration and verification of a one-dimensional flow model to the Knik and Matanuska Rivers, south-central ALASKA: Fairbanks, Alaska, Proceedings of the Amer. Water Res. Assn., Alaska Section, Oct. 1987, p. 41-54.

Terry Maret – Staff Biologist

U. S. Geological Survey,

230 Collins Rd., Boise, ID  83702

208-387-1328   trmaret@usgs.gov

1976 BS Wildlife management, U of Nebraska

1978 MS Fisheries Science, U of Nebraska

1984 Certified American Fisheries Society

Terry Maret has 25-year experience in water quality and fisheries investigations based on work at state agencies in Nebraska and Idaho and work at the U. S. Geological Survey. Since 1991, Terry has been employed as a biologist at the U. S. Geological Survey, Boise, ID. While employed at the U. S. Geological Survey, Terry has focused on hydrologic and ecological investigations in the northwest, with emphasis on habitat evaluations, and assessment fish and macro invertebrate assemblage. Terry is the lead project biologist for the U. S. Geological Survey on the Upper Snake National Water Quality Assessment and the Northern Rockies National Water Quality Assessment projects.

List of Professional Publications

Maret, T.R., and Jensen, D. 1991. Protocols for conducting use attainability assessments for determining beneficial uses to be designated on stream segments, Idaho Department of Health and Welfare, Division of Environmental Quality, Boise, Idaho, no. 7, 32 p.

Maret, T.R., Burton, T.A., Harvey, G.W., and Clark, W.H. 1993. Field testing of a new monitoring protocols to assess brown trout spawning habitat in an Idaho stream: North American Journal of Fisheries Management, v. 13, no. 3, p. 567-580.

Maret, T.R. 1995. Mercury in streambed sediment and aquatic biota in the Upper Snake River Basin, Idaho and western Wyoming, 1992, U.S. Geological Survey Fact Sheet 089-95.

Maret, T.R. and Low, W.H. 1995. Drawing a "Big Picture" of Idaho Waters, Idaho Wildlife Magazine, fall issue, p. 12-16.

Maret, T.R. 1995. Water-quality assessment of the Upper Snake River Basin, Idaho and western Wyoming--summary of aquatic biological data for surface water through 1992, U.S. Geological Survey Water-Resources Investigations Report 95-4006, 59 p.

Maret, T.R. 1997. Characteristics of fish assemblages and related environmental variables for streams of the Upper Snake River Basin, Idaho and western Wyoming, 1993-95, U.S. Geological Survey Water-Resources Investigations Report 97-4087, 50 p.

Maret, T.R. and Ott, D.S. 1997. Organochlorine compounds in fish tissue and bed sediment in the Upper Snake River Basin, Idaho and western Wyoming, 1992-94, U.S. Geological Survey Water-Resources Investigation Report 97-4080, 23 p.

Maret, T.R., Robinson, C.T., and Minshall, G.W. 1997. Fish assemblages and environmental correlates in least-disturbed streams of the Upper Snake River Basin: Transactions of the American Fisheries Society, v. 125, no. 2, p. 200-216.

Maret, T.R. 1998. Characteristics of fish assemblages and environmental conditions in streams of the upper Snake River Basin in eastern Idaho and western Wyoming, in T.P. Simons, ed., Assessing the sustainability and biological integrity of water resources using fish communities, CRC Press, Boca Raton, Florida, p. 273-299.

Maret, T.R. and Dutton, D.M., 1999, Summary of information on synthetic organic compounds and trace elements in tissue of aquatic biota, Clark Fork-Pend Oreille and Spokane River Basins, Montana, Idaho, and Washington, 1974-96, U.S. Geological Survey Water-Resources Investigation Report 98-4254, 55 p.