## Project 199607705

# Restore McComas Meadows/Meadow Creek Watershed

Response to ISRP Preliminary Review

Nez Perce Tribe

Department of Fisheries Resources Management

P.O. Box 365

Lapwai, ID 83540

October 12, 2001

# ISRP Comment No. 1

All of these should be better tied to the NPTH M and E project to monitor fish response.

# Response to Comment No. 1

Please see response to Comment No. 4 below.

# ISRP Comment No. 2

# How many miles of stream has this project benefited?

# Response to Comment No. 2

This project has been on going since 1996.  Approximately six miles of stream have been directly benefited by the activities of this project, including fencing to exclude cattle, riparian re-vegetation, tributary restoration, and monitoring and evaluation.  Three miles of stream are prime spawning areas within a meadow reach of the mainstem of Meadow Creek, and three miles of stream are prime rearing areas within the same meadow.  The miles of stream which are indirectly benefited from the activities of this project go far beyond six miles of stream.  Approximately 5 miles of mainstem stream, located directly downstream of the meadow reach of stream, have been indirectly benefited by reduced sedimentation and lowering stream temperatures.

# ISRP Comment No. 3

# How many stream miles will be benefited by the time the project is finished?

# Response to Comment No. 3

Activities for 2002 and beyond will consist of riparian re-vegetation, culvert replacement, road obliteration, tributary restoration, native plant restoration, and streambank stabilization.

The riparian re-vegetation will occur within the cattle exclosure that is protecting the six miles of stream previously mentioned.  There will be on-going benefits to these six miles of stream.

Culvert replacements will occur throughout the watershed.  Over the project duration, eleven culvert replacements are proposed.  Cost-share efforts will replace an additional 30 culverts.  Approximately three culverts per year will be replaced.  Generally speaking, about two miles of habitat per culvert will be accessible that was not before the culvert was replaced.  It is thought that most of the existing culverts in the watershed are either partial or complete passage barriers for all life history stages of native fish (steelhead, Chinook, cutthroat, sculpin).  Culvert replacements allow or improve access to currently unavailable historic habitats.  This increases the amount of available spawning and rearing habitat, and improves genetic mixing between the mainstem and tributary stocks.  By increasing the amount of available habitat, fish survival and production should increase over the long term.  The Tribe’s assumption used for culvert replacements is that if a culvert has substrate throughout the length of the pipe and there are no channel constrictions by the pipe, then passage is not an issue.  Spawning surveys for native fish species are conducted for 3 years following replacement.  Substrate conditions within the pipes are also documented.

Road obliteration is proposed throughout the watershed.  This project is proposing to obliterate/treat approximately 20 miles of road.  Cost-share efforts will obliterate/treat an additional 70 miles of road, for a total of 90 miles obliterated/treated.  Most road segments slated for treated are located in the upper areas of the watershed and are associated with tributary habitat.  Therefore, road obliteration/treatment affects and benefits virtually all stream miles present within the watershed.  There are 96 miles of stream within the Meadow Creek watershed, 46 of which are fish bearing miles.  Road obliteration/treatment reduces significant amounts of sediment input to the stream.  The sedimentation effects are felt in downstream reaches, especially those of lower gradient, where spawning and rearing are the most prevalent.  Reducing road densities will decrease the sediment input to the stream, and benefit the entire watershed.

Streambank stabilization and tributary restoration will improve conditions at the locally treated site as well as reducing sediment that is transported and deposited downstream.  It is anticipated that up to two miles of mainstem and tributary habitat will be improved.

# ISRP Comment No. 4

Although M and E linkages (“tiers”) are provided in the set of NPT habitat proposals, this proposal and the set of NPT habitat proposals need to demonstrate closer ties to the NPT and other fish monitoring projects in the watershed and province (e.g. NPT projects 1988335003, 199703000, IDFG project 199107300, and the ISS studies). In the long term, fish-monitoring data will be critical in determining the efficacy of the restoration activities.  The response needs to describe clear coordination between this proposal, proposal 28045, and the NPT fisheries and other entities’ monitoring programs; and demonstrate how data and analysis will be shared between the projects.  In addition, see the ISRP's comments on 28045 and programmatic comments on M&E at the beginning of this report.  The NPT may want to submit one coordinated response for its numerous habitat projects.

# Response to Comment No. 4

In addition to the comments below, please refer to project response for BPA project #28045.

# Coordination of Monitoring Efforts

Rather than use habitat attributes as a substitute for fish abundance, the Watershed Monitoring and Evaluation (WME) plan (BPA proposal #28045) proposes to link existing fish enumeration efforts to project level effectiveness monitoring.   Because the watershed restoration projects follow existing fisheries projects, for each project location there exists some level of anadromous fish enumeration.  This proposal will incorporate results from stream level fish enumeration data with the proposed stream habitat surveys.

The Nez Perce Tribal Fisheries/Watershed habitat restoration projects include road obliteration, cattle exclusion and riparian re-vegetation, streambank stabilization, and culvert replacement.  Each of these projects contains both implementation and effectiveness monitoring.  Effectiveness monitoring is conducted at the reach scale and is site specific.  The Fisheries biological monitoring is conducted at the stream scale.  Through project level effectiveness monitoring we are able to assess the success of project activities.  However, because of the nature of most watershed restoration projects, most project effectiveness monitoring plans do not include assessments of how stream habitat is changing, although this project (Restore McComas Meadows/Meadow Creek Watershed) does include a stream response-monitoring component.  These detailed results will be incorporated with the data collected in the proposed Watershed Monitoring and Evaluation (WME) plan’s habitat surveys.

In order to improve our restoration and target our restoration work, we must evaluate the status of habitat quality and maintain data collection in order to express trends in habitat condition.  The BPA proposal #28045 will link project level effectiveness monitoring with fish enumeration studies by developing a stream level effectiveness monitoring design.

The fish abundance data collected in this project area includes redd counts and snorkel surveys collected by the Nez Perce Tribal Hatchery Monitoring and Evaluation Project (BPA # 1988335003) and the Idaho Natural Production Monitoring and Evaluation project (BPA # 199107300)  The fish abundance data will be reported with the data we collect for proposal #28045.

# Existing Biological Monitoring relating to Protect & Restore Meadow Creek Watershed

- Nez Perce Tribal Hatchery Monitoring and Evaluation (NPTH M&E)    BPA#1988335003:  evaluates status of hatchery Chinook (spring, fall, and early fall) and interactions/effects of hatchery fish on wild populations.  Monitoring coordinated with the ISS program.  Supplementation occurs in three tributaries for spring chinook salmon, two tributaries for early-fall chinook salmon, and at two locations in the Clearwater River for fall chinook salmon.  This monitoring and evaluation program examines the performance and status of hatchery and natural fish, effects on non-targeted fish populations, sustainability of harvest, and communication and application of findings.

(snorkel surveys to estimate Chinook salmon and steelhead trout parr density.

(coordinated with BPA # 199107300)

(spawning by redd counts and carcass counts (spatial distribution is also recorded).

- Idaho Natural Production Monitoring and Evaluation BPA # 199107300

Monitors and evaluates parr densities of juvenile Chinook salmon and steelhead trout as well as densities of resident species in stream sections within the Salmon, Clearwater, and lower Snake River drainages in Idaho since 1984.

(snorkel surveys to estimate Chinook salmon and steelhead trout parr density.

## Data Sharing Between Projects

There is an urgent need within the Clearwater Sub-basin for comprehensive stream condition data collection.  Resource managers make management decisions every day based on assumptions about stream habitat condition and the status of fish populations.  By providing actual data to apply to decision-making processes, proposal #28045 will improve management decisions within the Nez Perce Tribe Fisheries-Watershed Department and within the Clearwater Sub-basin.  A comprehensive stream habitat-monitoring program like the one proposed meets several needs and objectives applicable to resource management.  The needs addressed include the following.

1) Link NPT project level effectiveness monitoring with NPT fish enumeration monitoring.

2) Evaluate effectiveness of restoration projects for improving in-stream conditions by providing trend data.  Trends in stream habitat condition can only be established by a commitment to maintain regular collection of data focusing on indicator parameters such as sediment, temperature, and habitat complexity along with fish abundance.

3) Provide baseline data about the status of in-stream habitat and fish distribution in drainages with existing restoration project work and proposed project work.

4) Determine whether streams are in compliance with Forest Plan Standards (for drainages co-managed by USFS), Clean Water Act standards, and Columbia River Inter-Tribal Fish Commission standards for anadromous fish spawning and rearing habitat.

5) Provide readily accessible data to the public and to co-managers within the Clearwater Sub-basin.

All data collected will be entered into a database that will be developed by the Nez Perce Tribe Fisheries Watershed Department in conjunction with StreamNet.  Data can be queried through the StreamNet database through spatial links.  Data will provide immediate feedback into the Fisheries-Watershed program and will be easily accessible by fellow regional managers.  It is important to note that federal and state agencies do maintain some level of stream habitat monitoring; however, regular collection of data in these program is unreliable and the focus of these programs are not always in streams where the NPTFW has on-going and proposed projects.  But, because of the importance of these established programs, we adopted protocols and selected parameters that are consistent with the other regional programs.