Project ID:	199901400

Title:	Little Canyon Creek Subwatershed-Steelhead Trout Habitat Improvement Project

Section 9 of 10. Project description

a. Abstract

Steelhead trout habitat will be improved by implementing best management practices to upland agricultural lands in the Little Canyon Creek subwatershed.  Best management practices will reduce erosion and sediment delivery that effects steelhead trout habitat in Little and Big Canyon Creeks and the Lower Clearwater River.

This proposal continues an existing project that has been ongoing for the last 27 months (BPA Project No. 199901400).  Best management practices have been implemented on agricultural lands within the project area through a combined set of programs that have effectively treated nearly ½ of the subwatershed—Little Canyon Creek.  With the help of the Clearwater Subbasin Focus Watershed Program (BPA Project No. 199608600), best management practice implementation is coordinated with other upland programs administered through Idaho Soil Conservation Commission, USDA Natural Resources Conservation Service and BPA funding sources.

Little Canyon Creek extends from the headwater areas near Cottonwood Butte to its confluence at Big Canyon Creek near the town of Peck, Idaho.  The stream is about 18 miles in length.  Nearly 93% of the Little Canyon Creek watershed is privately owned and 100% of the land lies within the Nez Perce Indian Reservation.  Predominant land use in the watershed is agriculture (cropland, pastureland and rangeland) with approximately 20,000 acres, or 68% of the watershed.

b. Technical and/or scientific background

Little Canyon Creek, a tributary to Big Canyon Creek and the Clearwater River, is located within the Lower Clearwater Assessment Unit (Clearwater Subbasin Summary, May 2001, page 5).

(map source: Clearwater Subbasin Summary, Figure 2. Comparison of assessment units (colored areas)

and 4th code HUC boundaries (black outlines) in the Clearwater subbasin , March 2001)

Brief Watershed Description:  The Little Canyon Creek watershed is divided into three principle subwatersheds, including: Little Canyon Creek (28,000 acres or 44 square miles), Holes Creek (15,000 acres or 23 square miles) and Long Hollow Creek (17,200 acres or 27 square miles). Little Canyon Creek extends from the headwater areas near Cottonwood Butte to its confluence at Big Canyon Creek near the town of Peck, Idaho.  The stream is about 18 miles in length.

Nearly 93% of the Little Canyon Creek watershed is privately owned and 100% of the land lies within the Nez Perce Indian Reservation.  Predominant land use in the watershed is agriculture (cropland, pastureland and rangeland) with approximately 20,000 acres, or 68% of the watershed.   With the exception of the small community of Nezperce, Idaho (population 471), the entire watershed is rural in nature.  The major crops grown are winter wheat and spring cereal grains.  Other important crops grown are spring peas, lentils, canola and bluegrass.  Timber harvest has primarily occurred in the canyon areas.  Predominant soil types found on the uplands occur on a plateau of previously timbered soils and are in hydrologic soil group C (moderately slow infiltration rate).  Soil types include Joel, Taney, and the Setters soil series with inclusion of Larkin, Kooskia and Southwick Soils (Lewis SCD 1988).  The dominant soils are characterized with shallow A horizons that contain less organic matter than soil types of the nearby Camas Prairie.  The decreased organic content results in a soil structure that is blocky and less granular.  The structure of the soil increases erosion potential because water cannot infiltrate as freely as it can in more granular soil structures (Lewis SCD 1988).

Little Canyon Creek currently provides spawning and rearing habitat for steelhead trout and is considered one of the primary producing drainages in the Clearwater River subbasin (BLM 2000).  Because Little Canyon Creek is the main tributary to a large system—Big Canyon Creek, much of the biological assessment and evaluation data that exists refers to the Big Canyon Creek watershed, rather than specifying the actual portion contained in the Little Canyon Creek subwatershed.  Little Canyon Creek flows into Big Canyon Creek at stream mile 2.5.

Watershed Assessment:  Little Canyon Creek was cited in the watershed scale plan for fish habitat problems related to excess sediment delivery to receiving waters as a result of erosion from upland agricultural areas.  The watershed plan, referred to as “Idaho State Agricultural Water Quality Program for Little Canyon Creek” was sponsored by the Lewis Soil Conservation District and Idaho DEQ, and performed by USDA Natural Resources Conservation District in 1987 – 1988 (Cited in the Clearwater Subbasin Summary 2001 page 135).

Limiting factors to fish in the Lower Clearwater assessment unit tributaries are associated with climatic and land use patterns and include temperature, sediment and flow issues (CSS 2001 page 143).  The combinations of land uses relative to soil types, geo-morphology, and hydrology have resulted in a degraded condition of the watershed’s fisheries habitat and water quality.  The four principle factors constraining steelhead trout production in the Clearwater subbasin are sediment, temperature, dewatering and blocked or impeded passage.  These four factors with the addition of the mainstem Clearwater River’s large stream size, represent the principle constraints to steelhead trout in the Lower Clearwater AU (CSS 2001 page 147).

According to the BLM (2000), with the majority of the Little Canyon Creek drainage in private ownership, agricultural practices, timber removal along with deposited sediment, and adverse impacts to hydraulic regimes/base flows have greatly impacted the watershed.  Other limiting factors are low flows in the summer along with elevated water temperature and nitrate problems in the upper section (BLM 2000).

According to a report by Kucera et al. (1983), heavy siltation and poor water quality conditions exist, producing marginal to poor anadromous salmonid habitat.  In a cross sectional profile performed and reported by Kucera et al. (1983), silt deposition at an upper Little Canyon Creek station was estimated to comprise 30% of the bottom substrate and riparian vegetation was sparse with grazing activity being moderate to heavy (station at stream mile 14.6).  A conclusion by Kucera et al. reported of the three transects surveyed throughout Little Canyon Creek, an overall low ranking of instream cover and nitrate levels limited the score; sediment and resultant cobble embeddedness factors are limiting critical spawning areas.  In spite of the overall low rating given to the stream, densities of overyearling rainbow-steelhead trout were ranked first among all Reservation sample stations at a station located in the middle of the reach.  Abundances of overyealings was 89.1 kg/ha and 0.13 fish/m2 and young-of-the-year rainbow-steelhead densities were estimated to be 17.5 kg/ha and 1.2 fish/m2 (Kucera et al. 1983).  Substantial natural production of rainbow-steelhead was found to be occurring.  The instream cover was determined to be 5.2%, and ranked the worst in the range of Habitat Quality Index methodology among all Reservation sample stations.  This was not representative as overyearling density estimates were the high.  Limited access to the section was thought to be related to overyearling abundances due to reduced angler mortality.  As a result of that study, proposed enhancements include reduction of high erosion potentials, flow augmentation and instream enhancements.

Wild A-run steelhead trout occur in Big Canyon Creek (CSS 2001 page 87).  Big Canyon Creek (including the principle tributary of Little Canyon Creek), preceded by Lolo Creek and the Potlatch River, has the highest potential for habitat restoration benefiting steelhead production within the Clearwater River subbasin (BLM 2000).  Within the Clearwater River subbasin, steelhead trout use is widespread and most accessible tributaries are used yearlong or seasonally (BLM 2000).

The only remaining steelhead trout runs in the Clearwater River subbasin with limited or no hatchery influence occur in the lower Clearwater River tributaries (A-run fish) (BLM 2000, originally cited by Busby et al. 1996 as referenced in the CSS page 85).  Wild steelhead trout historically occupied all major drainages and a majority of the tributaries within the Clearwater River subbasin.  Both A-run and B-run steelhead trout are included in the Snake River ESU. Low order streams provide early rearing habitat (CSS 2001 pages 84-87).

Natural re-colonized and re-introduced fall Chinook salmon within the Clearwater River subbasin are part of the Snake River evolutionarily significant unit as defined by the ESA.  Reintroduction efforts in the Clearwater subbasin began over 40 years ago (CSS 2001 page 80) but had unsuccessful results and was terminated in 1968.

Map source: Clearwater Subbasin Summary, Figure 26. Known distribution and relative status of steelhead in the Clearwater subbasin.  Red lines delineate consultation watersheds defined under Section 7 of the ESA 2. , March 2001.

Historically, many of the tributaries of the Lower Clearwater River supported substantial populations of anadromous salmonids, primarily steelhead (Fuller et al. 1984).  In spite of the presence of steelhead trout in Little Canyon Creek today, fish density is low, distribution is limited and water quality is degraded.  Fuller et al. (1984) reported that the creek had low summer stream flow in lower stretches as well as siltation.  Effects of habitat disruption on Westslope cutthroat trout populations are similar to those on other salmonid species.  Extensive land use activities have led to population declines by increasing stream temperatures, decreasing the quality and quantity of suitable gravel and cover, and fragmenting existing populations (CSS 2001 page 97).  Westslope cutthroat trout are considered absent from the vast majority of tributaries in the Lower Clearwater AU, although rare sightings have occurred in some tributaries.

According to BLM (2000), due to past flooding, present riparian understory vegetation consists of cheatgrass brome and Kentucky bluegrass, and invasive weeds including yellow starthistle, teasel, poison hemlock, burdock and sheep sorrel dock.  Yellow starthistle, spotted knapweed and poison hemlock are increasing along Little Canyon Creek and are listed as noxious weeds in Idaho.  Common upland nonforested habitat types include bluebunch wheatgrass and Idaho fescue; however, past livestock grazing has degraded these grasslands.

A 1996 flood event resulted in severe channel and streambank scouring (BLM 2000).  Previous flood events have also resulted in sever channel scouring.  Large woody debris is lacking instream.  The primary limiting factors for fish production includes low flows, high summer water temperatures, poor pool/riffle ratios, lack of good quality pools, and lack of instream cover (BLM 2000).

Timing, duration and volume of peak flows are driven by snowmelt and/or by seasonal rainstorms at lower elevations (<4,000 feet) in the Clearwater subbasin (CSS 2001 page 23).  Annual flow variation is the greatest in tributaries in the Camas Prairie where minimum mean monthly discharge can be expected to comprise less than 10% of the mean annual discharge in some areas.  These annual flow variations impact fish habitat by increasing sediment delivery to receiving waters and destroying downstream instream and riparian habitat.  The following figure illustrates the percent flow stability, showing low stability (high fluctuation of flow variations in the watershed).

Map source: Clearwater Subbasin Summary,

Figure 9. Flow variation for the Clearwater

subbasin, summarized at the 6th field hydrologic

unit.

The 1993 Idaho Agricultural Pollution Abatement Plan identified the entire Little Canyon Creek watershed as a nonpoint source water quality priority having agriculturally associated water quality pollution.

c. Rationale and significance to Regional Programs

Summarized by the Clearwater Subbasin Summary (CSS 2001 page 247), in order to protect, enhance and/or restore fish habitat, streambank stability, watershed hydrology, and floodplain function to the Lower Clearwater River, best management practices must be developed and implemented on agricultural lands.  The summary also states the need to synthesize historic and existing fish and wildlife resource data to determine what is known about the subbasin, and identify gaps for more efficient and meaningful assessment, monitoring and evaluation work.

This projects works towards fulfilling many of the goals and objectives for fish/aquatic resources and wildlife/terrestrial resources described in the Clearwater Subbasin Summary (2001), pages 204 through 222.  Because the project will protect and improve fish habitat in Little Canyon Creek and the Lower Clearwater River, this project aligns well with the goals and objectives of other agencies and groups.  An abbreviated list of agency and group goals and objectives (and CSS reference page numbers) are listed below:

- Idaho Department of Environmental Quality (CSS 2001 page 205)

  - Goal—Restore cold-water biota and salmonid spawning beneficial uses to full support.

    - Objectives—1) Complete TMDL Subbasin Assessments, pollutant reduction allocations, and implementation plans for impaired water bodies, and 2) Implement actions identified in TMMDL Implementation Plans to restore aquatic life beneficial uses.

- National Marine Fisheries Service (CSS 2001 page 213)

  - Goal—achieve the recovery of steelhead trout resources and Snake River fall Chinook salmon in the Clearwater subbasin.

    - Objectives—Development of watershed-wide properly functioning conditions at a viable population level according to standards and criteria identified by NMFS, including the actions which will develop riparian vegetation, restore stream flow and appropriate hydrologic peak flow conditions, passage improvements and other activities.

- Nez Perce Tribe (CSS 2001 page 213)

  - Goal—Emphasize restoration strategies that rely on natural production and healthy river systems.

    - Objectives—1) Produce healthy productive ecosystems for the increase of anadromous fish populations, 2) Protect, restore, and enhance watershed sand all treaty resources, and 3) Monitor the status of salmon and steelhead populations and supporting fish habitat.

- US Bureau of Land Management (CSS 2001 page 219)

  - Goals—Work cooperatively to implement watershed plans, initiate actions to reduce adverse water quality impacts to tributary streams and mainstem rivers, and initiate restoration actions to improve flood damaged stream channels and riparian areas.

- Clearwater Focus Program, Idaho Soil Conservation Commission component (CSS 2001 page 228)

  - Goal—Coordinate multiple agencies goal and objectives in the Clearwater River subbasin to maximize program success and use of available funding.

    - Objectives—1) Participate and facilitate subbasin assessment and regional planning processes to organize ecosystem enhancement and restoration efforts, 2) Facilitate funding coordination and searches for enhancement and restoration implementation throughout the subbasin for plans that emphasize fish and wildlife habitat enhancement or restoration and/or reduction of nonpoint source pollution and other water quality issues, and 3) Provide technical and programmatic support with emphasis on private landowners, soil conservation districts, etc.

- Idaho Conservation Partnership Strategic Plan 2001 (CSS 2001 page 230)

  - Goals—Improve water quality in Idaho, increase quality of agricultural lands in Idaho, reduce sediment production and delivery from agricultural lands in Idaho, promote and facilitate conservation plans addressing riparian health, threatened/endangered species.

    - Objectives—1) Erosion on all crop/grazing/forest lands in Idaho will be reduced to the acceptable soil loss level for land use criteria, 2) Sediment control practices will be installed on all croplands in Idaho by 2010.

- USDA Natural Resources Conservation Service (CSS 2001 page 236)

  - Goal—Reduce unintended adverse effects of natural resource development and use to ensure a high quality environment.

    - Objective—Protect water resources from agricultural non-point sources of impairment.

- Lewis Soil Conservation District (CSS 2001 pages 233 and 234)

  - Goals—Eliminate or reduce nonpoint source pollution delivery to receiving streams and reduce erosion to acceptable levels and improve soil resources on all lands.

    - Objectives—1) Continue implementation of watershed plan in Little Canyon funded by the BPA and the Idaho State WQPA and 2) In conjunction with the Little Canyon Creek project, continue the Hatchery in the Classroom project at the Nezperce High School.

- Clearwater Soil and Water Conservation District

  - Reduce soil erosion and sediment loading and improve soil resources on non-irrigated cropland, rangeland, and riparian areas, and apply conservation practices that eliminate or reduce nutrient and sediment pollution

    - Objectives—Assist landowners with BMP implementation near 303(d) streams.

The Fish and Wildlife Program (NPPC 2000) will accomplish the vision of sustaining an abundant, productive, and diverse community of fish and wildlife within the Columbia River ecosystem by protecting and restoring natural ecological functions, habitats, and biological diversity.   As an objective for biological performance within the FWP, anadromous fish losses are addressed through efforts to restore the widest possible set of healthy naturally reproducing populations of salmon and steelhead in each relevant province by 2012, and 2) increase total adult salmon and steelhead runs above Bonneville Dam by 2025 (FWP 2000 page 18). This project directly relates to that vision by enhancing steelhead trout habitat, as well as habitat for numerous resident fisheries, in Little Canyon Creek.

Wild steelhead trout historically occupied all major drainages and a majority of the tributaries within the Clearwater River subbasin, the only remaining steelhead trout runs in the Clearwater subbasin with no hatchery influence occur in the lower Clearwater River tributaries (A-run fish) (BLM 2000).  Both A-run and B-run steelhead trout are included in the Snake River ESU.

Fuller (1985) offered solutions to the reported problems with Little Canyon Creek, including flow augmentation to enhance steelhead populations by reducing high stream temperatures and increasing instream salmonid cover.

Little Canyon Creek is the principle subwatershed to Big Canyon Creek, which is on the State of Idaho 1998 Section 303(d) list, and listed for the following parameters of concern: sediment, nutrients, dissolved oxygen, flow and habitat alterations.  By implementing best management practices to upland agricultural lands, sediment delivery to Little Canyon Creek, Big Canyon Creek and the lower Clearwater River will be reduced, and upland water storage to lower peak flows and sustain summer base flows will be enhanced.  Reducing nonpoint source pollutants into Little Canyon Creek, repairing poorly functioning riparian zones and increasing water retention in the upper portion of the watershed will reduce erratic flow regimes.  These actions will not only work towards steelhead trout habitat improvements, but will compliment the water quality improvement efforts subscribed in the Big Canyon Creek TMDL which is to be completed in 2003.

BMPs are currently being implemented in the uppermost portions of the watershed, referred to as Holes and Long Hollow Creeks, through the Idaho State Agricultural Water Quality Program.  The program has been ongoing for nearly 5 years and will continue through the implementation of this proposed project.  BMPs are also being implemented in the Little Canyon Creek watershed, on a limited basis, with funding through Farm Service Agency.  NRCS personnel from the Nezperce (Lewis County) and Orofino (Clearwater County) offices work with area producers to implement Conservation Reserve Program options where cropland is set aside for a number of years and planted to native or introduced grasses, legumes, shrubs and trees.

In keeping with the language of the project review and selection guide (FCRPS Biological Opinion, December 2000), reasonable and prudent actions that line up with this Little Canyon Creek Subwatershed-Steelhead Trout Habitat Improvement Project include:

- RPA 150.  This opinion puts high priority on protecting habitat that is currently productive.  This project proposal is targeted at protecting steelhead trout (A-run) and spring Chinook salmon habitat in the lower Clearwater Assessment Unit by implementing upland land management practices on private lands.  Steelhead trout are included in the Snake River ESU.

- RPA 152.  This RPA suggests that the Action Agencies shall coordinate their efforts and support offsite habitat enhancement measures undertaken by other Federal agencies, states, Tribes and local governments by supporting development of state TMDLs by sharing water quality and biological monitoring information, project reports and data from existing programs, and subbasin or watershed assessment products.  This project aligns directly with those actions.

- RPA 153.  Combining programs within the project area (such as Conservation Reserve Enhancement Program, Conservation Reserve Program, Idaho State Wildlife Improvement Project, etc.) with this project’s upland treatment of cropland and pasturelands will stretch dollars farther and treat more acres to help achieve combined goals of riparian corridor protection and restoration, and instream flow restoration.

d. Relationships to other projects

This proposal represents a continuation of the Little Canyon Creek Project (BPA Project No. 199901400), which was initiated in March 1999 and continues through December 2002 for agricultural BMP implementation in the Little Canyon Creek watershed.  This proposal is coordinated through the Clearwater Focus Watershed Program (BPA Project No. 199608600).  This project is sponsored the Lewis Soil Conservation District and is similar to the Nichols Canyon Project (BPA Project No. 199901500) which is also sponsored by a local conservation district within Idaho.  Nichols Canyon is a principle tributary to Big Canyon Creek, while Little Canyon is a principle tributary to Big Canyon Creek.  Both of these ongoing projects work towards implementing enhanced levels of conservation through best management practices to help reduce erosion and sediment delivery to their respective receiving streams.  Conservation Districts have worked with private landowners on conservation projects for nearly 60 years, and assists in combining local, state and federal programs to address natural resource issues and needs.

The University of Idaho is currently developing a soil moisture routing model to the Clearwater River Basin, while Washington State University is working on an erosion and sediment yield predicting model using geographic information systems.  Their continued work and information will be coordinated with this Little Canyon Creek best management practice implementation program to compliment continued data collection and evaluation of sediment reduction efforts.

The Nez Perce Tribe is sponsoring a proposal to investigate the status of A-run steelhead in the lower Clearwater tributaries.  The Tribe is proposing a new project (cited in CSS 2001 page 241) to perform adult steelhead trout abundance monitoring and quantification of smolt-to-adult survival through the use of PIT tag technology in Big Canyon Creek.  The Tribe also continues to monitor water quality at the mouth of Little Canyon Creek, as well as other Big Canyon Creek tributaries including Cold Springs and Six Mile Creeks.  Monitoring efforts include analyzing the following parameters: suspended solids, bedload transport, temperature, bacteria, nutrients and discharge.  Their monitoring efforts are in coordination with the BLM and have been ongoing since 1999 (Storrar 2001).  A total of 5 data collections have been performed at the mouth of Little Canyon Creek, and although none of those values show State water quality exceedances for turbidity or total suspended solids, monitoring efforts have not been able to collect turbidity or total suspended solids data during high flows, and an analysis of data and comparison of results was not available at the time of this writing.

Through the Idaho Association of Soil Conservation Districts, monitoring in the upper portions of the watershed are being performed; monitoring for turbidity, suspended sediments, nutrients, bacteria and discharge (CSS 2001 page 243).  The proposed monitoring efforts from this Little Canyon Creek project will be coordinated with the Nez Perce Tribe Fisheries and Water Resources departments to enhance achievements of all project goals.

To primarily address sediment concerns (as well as bacteria, temperature, nutrients, ammonia, dissolved oxygen and habitat alteration), the Idaho Association of Soil Conservation Districts within Division II (north central Idaho Conservation Districts including Lewis, Latah, Clearwater, Nez Perce and Idaho SCDs) is pursuing a recently proposed project, which is expected to receive funding from the Idaho Nonpoint Source Grant Program (319 Program).  In conjunction with the Idaho Soil Conservation Commission, Natural Resources Conservation Service and the Idaho State Department of Agriculture, the Idaho Association of Soil Conservation Districts will promote best management practices on animal feeding operations throughout Division II.  Because the proposed project covers such a large span of watershed acreages, project activity and funding availability within the Little Canyon Creek watershed will be very limited.  This Little Canyon Creek proposal will coordinate implementation activities to compliment available ongoing programs, which reduce erosion and sedimentation.

e. Project history (for ongoing projects)

This proposal requests funds to continue BPA funded implementation of agricultural Best Management Practices in the Little Canyon Creek watershed (BPA Project No. 199901400).  The original project was initiated in Fiscal Year 1999 and administered by the Lewis Conservation District with assistance from the Clearwater Subbasin Focus Watershed Program (BPA Project No. 199608600).

The Little Canyon Creek project prepared annual reports for completion of the 1999 FY and 2000 FY.  The 2000 FY report recorded estimated soil saved by the implementation of agricultural best management practices.  Soil saved is calculated per year, and multiplied over the life expectancy (or duration of efficacy) of each practice, yielding the estimated the total soil savings realized.  Soil savings is also thought of as reduced erosion and subsequent sediment delivery to the receiving streams.

This table represents the estimated soil savings from the 1999 and 2000 FY project implementation in Little Canyon Creek.

| Practice | Tons Saved Per Year | Life Expectancy | Estimated Soil Savings Over Practice Life Expectancy |
| --- | --- | --- | --- |
| No-Till | 11,694 | 1 year | 11,694 tons |
| Grass Seeding | 413 | 5 years | 2,065 tons |
| Structures* | 22,481 | 10 years | 224,810 tons |

* Structures within the suite of BMPs implemented include sediment basins, Water and Sediment Control Structures (Gully Plugs), culvert outlets, and grassed waterways.

A precursor cost analysis is also performed after each year where the costs applied to implementation projects are divided by the estimated soil savings—resulting in dollars spent per tons soil saved.

The following table displays those associated costs for the 1999 and 2000 FY implementation efforts in Little Canyon Creek.

The NRCS District Conservationist in Nezperce has initiated a case study review with the NRCS State Economist to evaluate, in greater detail, the cost effectiveness of conservation measures and practices.  The case study results are expected by mid 2002.  Using adaptive management strategies, results of the case study, as well as soil savings, will allow the Lewis Soil Conservation District an opportunity to adjust their program delivery and implementation of this current proposal’s elements.

The Lewis SCD is in the very early implantation stages for the third fiscal year (FY 2001).  Approximately 57% of the eligible program participants have entered into project implementation activities throughout the FY 1999, 2000 and early FY 2001 programs (16 out of approximately 28 eligible participants).  With this proposal, another 3 years of implementation efforts are requested.  This extension would allow continued work on agricultural upland treatment for soil erosion reduction with cooperating participants, as well as afford the opportunities to address problems identified throughout the rest of the Little Canyon Creek watershed.

f. Proposal objectives, tasks and methods

The Lewis Soil Conservation District sponsors this proposal to seek funding though the NWPPC’s Fish and Wildlife Program to address fish habitat in the Little Canyon Creek subwatershed, a tributary in the Lower Clearwater Assessment Unit.  This proposal requests funds to continue BPA funded implementation of agricultural Best Management Practices (BMPs) in the Little Canyon Creek Watershed.

The Lewis Soil Conservation Districts has worked with private landowners on conservation projects for nearly 60 years, and assists in combining local, state and federal programs to address natural resource issues and needs.  By implementing best management practices to upland agricultural lands, sediment delivery to Little Canyon Creek and the lower Clearwater River will be reduced, and upland water storage to lower peak flows and sustain summer base flows will be enhanced.  Reducing nonpoint source pollutants into Little Canyon Creek, repairing poorly functioning riparian zones and increasing water retention in the upper portion of the watershed will reduce erratic flow regimes.  As an end result, steelhead trout habitat is expected to improve.

Soil and water conservation districts are non-regulatory subdivisions of Idaho state government.  A board of supervisors, who are local landowners that volunteer their time, are elected and govern the district board.  Districts develop and implement programs to protect and conserve natural resources on nonfederal lands (CSS 2001 page 200).  The Lewis Soil Conservation District coordinates conservation on private lands in Lewis County and manages their five-year plan that is reviewed and updated annually (CSS 2001 page 202).  Little Canyon Creek best management practice implementation is identified as a high priority in that plan (CSS 2001 page 232 and 233).

Agricultural best management practices (often abbreviated BMPs) are defined as component practices, or a combination of component practices, that can most effectively and practicably prevent or reduce the amount of pollution generated by nonpoint sources to a level compatible with water quality goals (Gilmore 1995).  BMPs to be used on this contract are techniques that will begin restoration and protection of aquatic habitat impacted by land management decision-making in the watershed uplands.  BMPs proposed are endorsed by the BPA in 1) Watershed Management Program: Final Environmental Impact Statement DOE/EIS-0265, Appendix A Available Management Techniques; 2) the NRCS Field Office Technical Guide, Volume IV; and 3) the Idaho Agricultural Pollution Abatement Plan.  Specific BMPs are listed in Table 1.  The purpose of the BMP and its overall efficacy towards reducing erosion and subsequent sediment delivery to receiving waters is also displayed.

BMPs are being implemented in the Little Canyon Creek watershed with funding through Farm Service Agency on a limited basis.  NRCS personnel from the Orofino (Clearwater County) and Nezperce (Lewis County) offices work with area producers to implement Conservation Reserve Program options.  The Lewis Soil Conservation District communicates with the Nez Perce Tribe Land Resources department to inform the department of conservation activities and programs ongoing within the county.

A share of the cost of each practice will be offered through this project proposal as an opportunity for farmers and ranchers to implement agricultural BMPs that result in an increased and enhanced level of conservation (referred to in Part 1. Administration and Budgeting, Section 5, Objective 4, Task g.).  This “cost-share” approach will allow participants to use conservation tillage equipment they do not already own (no-till equipment), and implement structural practices placed on their farm (erosion and sediment control structures such as the construction of sediment basins, ponds, gully plugs, grassed waterways etc.).

Each BMP has a defined purpose.  The practice’s purpose and efficacy are displayed in the Table 1.  A suite of BMPs is compiled to address erosion reduction and enhanced water retention in the uplands of the Little Canyon Creek drainage.  Together, the selected BMPs add to a positive cumulative effect to enhance fish habitat in Little Canyon Creek and the lower Clearwater River.

Practices selected for implementation that control and reduce erosion and subsequent sedimentation include:

- Conservation Tillage (no-till)

- Sediment Basins

- Water and Sediment Control Basins (often referred to as Gully Plugs)

- Culvert Outlets

- Grade Stabilizations

- Grassed Waterways

- Permanent Vegetation (i.e. filter strips, grass seeding, tree plantings)

Practices that promote upland water storage include:

- Ponds and Sediment Basins

- Conservation tillage (no-till)

- Riparian Habitat Improvement and Protection (including fencing and grazing management, off site water supply development, tree and shrub planting and upland grass seeding)

The distribution and allocations of BMPs per category of purpose and efficacy is based on the currently proceeding Little Canyon Creek project (BPA Project No. 199901400), which is currently in its 27th month of implementation, and administered through the Lewis SCD.  Because of the success of that project, the wide acceptance from participants to implement the practices for erosion control and enhance water retention efforts, and because of the determined effectiveness of the projects at reducing erosion, this project proposes similar BMP cost-share dollars and distribution among practices.  The proposed budget for BMP implementation (excluding operation, maintenance and administration of the project and monitoring) is $150,000.  The amount is distributed among these suites of BMPs:

| Practices | BMP Implementation Funds* |
| --- | --- |
| Sediment reduction practices (including grass seeding, grade stabilization, conservation tillage (no-till) and grassed waterways | $60,000 |
| Watershed water retention practices (includes sediment basins and ponds) | $50,000 |
| Riparian treatment practices (includes tree and shrub plantings, offsite-watering systems) | $40,000 |

*Referred to in Part 1. Administration and Budgeting, Section 5, Objective 4, Task g.

An estimated 20,000 acres of agricultural land exist within the Little Canyon Creek watershed (including cropland and pastureland).  Approximately ½ of the watershed acreage has been treated with an enhanced level of conservation over the last 27 months through the implementation of project #19901400.  The expected cumulative effect from work accomplished through this proposed project continuation is expected to result in achievement of the FWP’s habitat objectives (NPPC 2000).

The following figure shows the location of implemented BMPs within the Little Canyon Creek subwatershed through ongoing BPA project #199901400.

Table 1. Agricultural BMPs Proposed for Project Implementation

| BMPs | Purpose | BMP Efficacy |
| --- | --- | --- |
| Practices that control and reduce erosion and subsequent sedimentation |
| Conservation Tillage (no-till) | Reduce water induced soil erosion by protecting the surface by implementing an increased level of crop residue management. | 82% effective in reducing soil erosion* |
| Sediment Basins | Reduce or abate pollution by providing basins for deposition and storage of silt and preserve the capacity of waterways and streams. | 50 to 60% effective at trapping sediment, thereby reducing off-site sediment delivery, * |
| Water and Sediment Control Structures (Gully Plugs) | Reduce watercourse and gully erosion, trap sediment, reduce and manage onsite and downstream runoff, improve downstream water quality by trapping overland flow in constructed basins and routing water underground to a safe outlet to eliminate the formation of gully erosion. | Very effective in reducing water induced soil erosion by intercepting overland flow; nearly 99% effective in trapping coarse sediment* |
| Culvert Outlets | Reduce watercourse and gully erosion, trap sediment, reduce and manage onsite and downstream runoff, improve downstream water quality by trapping culvert water discharge in constructed basins and routing water underground to a safe outlet. | Very effective in reducing water induced soil erosion by intercepting overland flow |
| Grade Stabilizations | Reduce watercourse cutting by stabilizing the gradient of the slope. | Very effective in reducing water induced soil erosion by controlling the cutting action of overland flow |
| Grassed Waterways | Reduce watercourse and gully erosion, improve downstream water quality by constructing and seeding permanent vegetation in waterways. | Very effective in reducing water induced soil erosion* |
| Permanent Vegetation (i.e. filter strips, grass seeding, tree plantings) | Sediment and other pollutants are removed from overland flow by filtration, deposition, infiltration and adsorption. | Effectively removes sediment and nutrients from runoff* |
| Pracitces that promote upland water storage |
| Ponds and Sediment Basins | Store water in the uplands. | Effective at storing overland flow in upland areas |
| Conservation Tillage (no-till) | Improve soil water holding capacity by implementing an increased level of crop residue management, enhancing soil organic matter, and increase water infiltration. | Effective at increasing water holding capacity through increased organic matter and overall soil health |
| Riparian Habitat Improvement and Protection (including fencing and grazing management, off site water supply development, tree and shrub planting and upland grass seeding) | Protection of riparian area provides improved function of floodplains. | Effectively improves water holding capacity and sediment reduction by increasing riparian functionality |

* efficacy results derived from Gilmore 1995

Proposal Objectives, Tasks and Methods

Project Goal:  Reduce sedimentation to improve instream habitat in Little Canyon Creek and the lower Clearwater River, and improve upland water storage by implementing best management practices for sediment reduction and water retention.

Objectives (numerical) and tasks (alphabetical) designed to help reach the project’s goal include:

- Review Project Plan

  - Lewis SCD initiate contract with selected consultant

Method:  Lewis SCD to negotiate contract each fiscal year and coordinate contract services to continue with implementation project.

  - Review and update USDA NRCS standards and specifications for planned BMPs. Determine and document any additional standards and specifications that the Lewis SCD elects to apply.

Method:  Best management practices will follow USDA NRCS standards and specifications.  Lewis SCD and contractor will verify compliance with up to date standards and specifications as they develop.

- Initiate Project Participation

  - Lewis SCD and Clearwater Focus Watershed Program co-sponsor coordinate and present initial public meeting.

Method:  Meetings will be hosted before the onset of each fiscal year’s program to generate interest and input in project implementation and successes.

  - Initiate contact with landowner/operators within project area.

Method:  Lewis SCD and contractor will contact interested participants to prpeare project proposals.

- Evaluate BMP Implementation Needs

  - Conduct field inventory, identify specific problems, and solutions.

Method:   Contractor will meet with project participants within the watershed to review land use management, identify specific problems, and suggest solutions for erosion and sedimentation control measures, riparian habitat improvement and protection, and enhance water storage through structures.  Adopted best management practices that offer effective control and reducing erosion and subsequent sedimentation include conservation tillage (no-till), sediment basins, water and sediment control structures, culvert outlets, grade stabilizations and grassed waterways.   Pracitces that promote upland water storage include ponds, sediment basins, residue management through no-till practices, permanent vegetation (i.e. filter strips, grass seeding, tree plantings).  Riparian habitat improvement and protection include fencing and grazing management, off site water supply development, tree and shrub planting and upland grass seeding.

  - Develop precursor designs on proposed solutions.

Method:   A design is developed once the solutions are selected to estimate cost of the practice and schedule implementation.

- BMP Implementation

  - Communication with cooperators regarding selected practices.

Method:   Participants are notified which practices the Lewis SCD will cooperate with, based on available funding, amount of funding requests, and alignment with Lewis SCD priorities for implementation efforts.

  - Prepare/update contractors list.

Method:   Qualified contractors are approved by the Lewis SCD prior to construction, tillage or seeding BMP implementation efforts begin.

  - Schedule BMP Implementation with cooperators.

Method:   Contractor and Lewis SCD coordinate practice implementation efforts with participants by scheduling activities.

  - Finalize designs.

Method:   Designs are finalized according to USDA NRCS standards and specifications.

  - Layout, mark and flag BMP implementation designs.

Method:   Contractor initiates implementation of practices on the ground with participants.

  - Coordinate construction and tillage practices

Method:   Review specifications, designs and requirements with

cooperators.

  - Inspect implementation activities and final contractual agreements with cooperators for cost-share reimbursement.

Method:   Once contractor determines practice meets standards and specification guidelines, practice is recommended to the Lewis SCD for cost share funding to help participant off set the cost of these enhance conservation efforts.  Participant applies for cost share funds through the Lewis SCD.

- Implementation monitoring

  - Track BMP implementation and erosion and sediment controls

Methods:  BMPs installed will be recorded.  Estimated BMP effectivess will be calculated based on site specific practice implementation.  Estimated erosion and sediment control will be totaled and recorded in report format.

  - Survey fish density and riparian habitat quality index in Little Canyon Creek.

Method:   Monitoring will take place the first summer of the project (summer of 2002).  Monitoring efforts will be contracted through professional services and a report prepared for peer review.  Results will be compared to findings reported in Kucera et al. (1983) to determine status of fisheries and habitat quality compared to the 1983 findings, relating project activities and accomplishments to those findings.

  - Communicate with cooperating agencies on coordinated monitoring efforts.

Method:   Communicate monitoring results with Idaho DEQ (TMDL development and data analysis) and Nez Perce Tribe (continuous monitoring efforts at the mouth of Little Canyon Creek) to share data, implementation efforts, and verify expected and predicted water quality improvements.

- Documentation and Reporting

  - Prepare quarterly reports including activities, problems encountered, and plan for the following quarter.

Method:   Lewis SCD will prepare and deliver a quarterly report to BPA including task accomplished, problems encountered, and proposed plan of activities for the following quarter.

  - Prepare end of year report to recap BMPs implemented, evaluate BMP effectiveness, and make recommendations for future work.

Method:   Lewis SCD will prepare and deliver an end of year report to BPA including task accomplished and monitoring results as available.  Best management practice implementation and resulting effectiveness in achieving the projects goal will be evaluated using erosion prediction modeling.  End of year reports will be distributed to Clearwater SWCD and Nez Perce SWCD

(neighboring Districts), project participants and agency personel associated with the project efforts and interests in the project outcome.

  - Coordinate annaul tour of watershed implementation activities and host discussion and review of monitiring results and evaluation.

Method:  In an effort to transfer technology and implementation successes, an annual tour will be conducted, discussion and review of monitoring results and evaluation will also take place.

  - Initiate Feedback loop mechanism (adaptive management)

Method:  From the success of determined BMP effectiveness, related fisheries density and habitat quality index results, and results generated by the Nez Perce Tribe water quality monitoring efforts ongoing at the mouth of Little Canyon Creek, the efficacy of the program will be evaluated.  Depending on the results, program adjustments will be made to the second and third fiscal year implementation efforts; e.g. it may be determined that residue management (no-till) practices are realizing the largest erosion and sediment control outcomes.  In that scenario, adjustments will be made to promote the practices with the highest efficacy toward reaching this project’s goal.

g. Facilities and equipment

No special or high-cost equipment will need to be purchased for the implementation of this project.

h. References

| Reference (include web address if available online) | Submitted w/form (y/n) |
| --- | --- |
| [BPA et al. 2001] Bonneville Power Administration, Northwest Power Planning Council, Columbia Basin Fish and Wildlife Authority, Independent Scientific Review Panel. Fiscal Year 2002 Project Review and Selection Guide. March 2001. | N |
| [BLM 2000] Bureau of Land Management, Cottonwood, ID. Clearwater River, North Fork Clearwater River, and Middle Fork Clearwater River Subbasins-Biological Assessment Biological Assessment of Ongoing and Proposed Bureau of Land Management Activities on Fall Chinook Salmon, Steelhead Trout, Bull Trout, and BLM Sensitive Species. March 2000. | N |
| [Boll et al. 2001] Jan Boll, Rob Sentz and Erin Brooks. Department of Biological and Agricultural Engineering. University of Idaho. Development and Application of the Soil Moisture Routing Model to the Clearwater River Basin: Lawyers Creek Application. A progress report of 06/12/01. Submitted to Thomas Cichosz, WSU. | N |
| [CSS 2001] Authors numerous, including Thomas Cichosz, et al. Clearwater Subbasin Summary. Draft. May 18, 2001. Prepared for the Northwest Power Planning Council. | N |
| [Fernandez 2001] Corina Fernandez. Washington State University. Predicting Erosion and Sediment Yield Using Geographic information Systems: Application to the Lawyers Creek Watershed. First Draft presented to Claudio Stockle, WSU. June 12, 2001. | N |
| [Fuller et al. 1984] Fuller, Johnson and Bear. March 1984. A Biological and Physical Inventory of the Streams Within the Lower Clearwater River Basin, Idaho. Annual report for the 1983 field season. Agreement DE-AI79-83BP10068. Project 82-1. | N |
| [Fuller 1985] Fuller R.K.1985. A Biological and Physical Inventory of the Streams Within the Nez Perce Reservation. Final Report. Agreement DE-AI79-82BP33825. | N |
| [Fuhrman et al. 1999] David Fuhrman, Dr. Peter Goodwin, Dr. James Milligan, and Dr. Anthony Minns. Lawyer Creek Flood Mitigation and River Enhancement Conceptual Plan. Discussion Draft. June 30, 1999. Eco-Hydraulics Research Group, University of Idaho. | N |
| [Gilmore 1995]. Shelly Gilmore, Resource Planning Unlimited, Moscow, Idaho. BMP Effectiveness Review. Prepared for Latah Soil and Water Conservation District. | N |
| [Kucera et al. 1983] P.A. Kucera, J.H. Johnson, and M.A. Bear. A Biological and Physical Inventory of the Streams within the Nez Perce Reservation. February 1983. | N |
| [Lewis SCD] Lewis Soil Conservation District. Idaho State Agricultural Water Quality Program for Little Canyon Creek, Nezperce, ID. 1988. | N |
| [NPPC] Northwest Power Planning Council. November 20, 2000. 2000 Columbia River Basin Fish and Wildlife Program. A multi-species Approach for Decision-making. NPPC, Portland, Oregon. Council document 2000-19. | N |
| [NRCS 2000] Natural Resources Conservation Service, Boise, ID. Lawyer Creek Hydrologic Study. April 2000. Prepared by NRCS for Lewis Soil Conservation District, and Idaho Soil and Water Conservation District. | N |
| [Storrar 2001] Storrar, Ann. 2001. Electronic mail correspondence between Ann Storrar, Nez Perce Tribe Water Resources Department, and Shelly Gilmore, Resource Planning Unlimited, Inc. on July 11, 2001. | N |

# Section 10 of 10. Key personnel

This project is administered by the Lewis Soil Conservation District, which consists of a voluntary board of supervisors (5 supervisors) and a full-time paid administrative assistant.  The Lewis SCD will select a contractor to implement and coordinate project activities when notification of funding is received.  Contractors will be required to demonstrate a level of professionalism in erosion and sediment control, such as a possessing a Certified Professional in Erosion and Sediment Control license (CPESC licenses are issued and administered through the Soil and Water Conservation Society).

The administrative assistant and NRCS District Conservationist will function as support for the Little Canyon Creek subwatershed project (abbreviated resumes follow).  The Clearwater Focus Program will also provide project assistance.

# Lewis Soil Conservation District Administrative Assistant

# Sharon Kinzer, Lewis Soil and Water Conservation District Administrative Assistant/Public Outreach Specialist (1 FTE)

Employment History:  1991-Present.  Lewis SCD, Administrative Assistant and Public Outreach Specialist.  Administer payments to landowners for state agriculture contracts; Perform accounting and administrative functions for all SCD programs, including financial statements and tax reporting obligations; Write, publish, and distribute at least 12 newsletters per year; Coordinate monthly SCD Board meetings; Responsible for reporting obligations to Idaho Division of Environmental Quality and the Idaho Soil Conservation Commission; Prepare and give public outreach presentations and workshops; Coordinate SCD public meetings; Assist ISCC conservationist, NRCS district conservationist and staff.

###### District Conservationist-USDA Natural Resources Conservation Service

Rob Fredericksen, Natural Resources Conservation Service, District Conservationist

(1 FTE)

Employment History:  1989-Present.  NRCS, District Conservationist.  Assure technical adequacy of all BMPs implemented in district; Write, review, and approve conservation plans and revisions; Assist landowners/operators with BMP implementation; Manage district office work and personnel; Presentations to local and state groups; Participate in promotion and education of agricultural conservation work; Responsible for NRCS project output from district office. 1978-1988: NRCS, various professional positions within NRCS.

Education: University of Idaho, B.S.  Soil Science/Agricultural Economics, 1983.

# Text boxes

Distribution of Steelhead in the Clearwater Subbasin

Little Canyon Creek Subwatershed

Little Canyon Creek Subwatershed

Little Canyon Creek Subwatershed

This figure shows the location of implemented BMPs within the

Little Canyon Creek subwatershed through ongoing BPA project # 199901400.