# Bonneville Power Administration

# FY 2003 Provincial Project Review

# PART 2. Narrative

Project ID:	199609400

Title:  	Increase sharp-tailed grouse and mule deer populations and enhance shrubsteppe/riparian habitats on the Scotch Creek Wildlife Area.

# Section 9 of 10. Project description

a. Abstract

The 6,477 hectare (15,997-acre) Scotch Creek Wildlife Area (SCWA) was purchased in 1991 by the Washington Department of Fish and Wildlife (WDFW) to support sharp-tailed grouse recovery within WDFW’s Sharp-tailed Grouse Management Zone Three and to protect and enhance shrubsteppe habitats for mule deer and numerous shrub-steppe obligate species. WDFW’s primary biological goal is to establish and maintain viable sharp-tailed grouse meta populations on the Scotch Creek Wildlife Area as well as on surrounding landscapes.

The SCWA is comprised of five disjunct habitat units (Unit) i.e., Scotch Creek, Poque Mountain, Mineral Hill, Tunk Valley, and Chesaw. The Scotch Creek Unit is the largest contiguous parcel (2,934 hectares/7,251 acres) and is located 16 kilometers (10 miles) northwest of Omak along the Conconully Highway. This Unit is comprised largely of shrubsteppe vegetation. In contrast, the Pogue Mountain Unit (486 hectares/1,200 acres) lies six kilometers (four miles) northwest of Omak and consists of mountainous topography that supports coniferous forest habitat with large openings of sagebrush dominated shrubsteppe. The Mineral Hill Unit (397 hectare/980 acres) is the smallest parcel and is located 16 kilometers (10 miles) west of Conconully along the west fork of Salmon Creek.  Dense conifer forest dominates north slopes while scattered ponderosa pine and bunchgrasses occur on xeric south-facing slopes.  The Tunk Valley unit encompasses 710 hectares (1,754 acres) and lies east of the Okanogan River.  The majority of this Unit is classified as shrub-steppe.  The Chesaw Unit (1,947 hectares/4,812 acres) is found in the northeast portion of Okanogan County six kilometers (four miles) south of the Canadian border and approximately 16 kilometers (10 miles) west of the Ferry County line.  This area is predominately-rolling grassland punctuated with coniferous/mixed forest.

Future habitat enhancement, maintenance, and protection measures include: re-establishing shrubsteppe vegetation on abandoned agricultural fields, supplementing sharp-tailed grouse and mule deer winter feed through winter food plot developments and shrub and tree plantings, controlling noxious weeds, conducting prescribed burns, and maintaining fences, roads and necessary infra-structure. Planned monitoring activities include measuring both wildlife and habitat response to habitat manipulation and protection measures through sharp-tailed grouse lek counts, neotropical bird surveys, hunter harvest bag checks, big game surveys, Habitat and Evaluation Procedure (HEP) surveys, and vegetation transects.

b. Technical and/or scientific background

The Scotch Creek Wildlife Area mitigation project (Figure 1) addresses declining quantity and quality of shrub-steppe habitat and subsequent negative impacts on the distribution and populations of shrub-steppe obligate species such as sharp-tailed grouse, Washington ground squirrels, sage thrashers, sage sparrows, Brewer’s sparrows, loggerhead shrikes, and ferruginous hawks within a portion of the Okanogan Sub-basin (Vander Haegen et al. 2000).  Many of these species have been adversely impacted by habitat conversion to alternate uses, such as irrigated and dry land agriculture and urban/residential development resulting in current distributions that are dramatically fragmented from their historic ranges.

Figure 1. General location map for the Scotch Creek Wildlife Area.

Daubenmire (1970) suggested the vast majority of the Okanogan historically consisted of shrub-steppe habitat.  Changes in the landscape related to habitat conversion that have affected shrub-steppe wildlife include: fragmentation of extant shrubsteppe habitat, loss of deep-soil communities, and alteration of the vegetation community resulting from grazing by livestock, invasion by exotic plants, and increased fire frequencies (Vander Haegen et al. 2001). SCWA project management activities address these habitat/landscape concerns as follows:

Habitat fragmentation: Public lands owned by the Washington Department of Natural Resources (DNR), and the Bureau of land Management (BLM) border approximately 13,000 acres of shrubsteppe habitat on the SCWA.

Loss of deep soil communities:  Over 1,700 acres of native–like vegetation has been re-established on deep soils formerly used as agricultural fields.

Alteration of plant community (grazing):  Grazing has been discontinued and will only be used in the future as a management tool to accomplish specific habitat/vegetation objectives in accordance with site specific management objectives, WFGW guidelines, and HB 1309 directives. The SCWA is fenced to protect habitats from trespass livestock grazing and to control vehicle access.

Alteration of plant community (exotic plant species):  Approximately 800 acres are treated annually to reduce non-native weedy vegetation. Treatments include herbicides, cultural measures, and biological agents (insects).  Where appropriate, native perennial bunchgrasses are planted in treated areas to supplant weedy vegetation.

Alteration of plant community (increased fire frequencies):  Uncontrolled wildfires can significantly alter the landscape by eradicating woody plant species which shrub-steppe obligate species depend upon for both food and cover.  Sharp-tailed grouse depend on this cover type for winter food and cover.  Fire fighting contracts with local fire districts and the Washington Department of Natural Resources (DNR) are in place at SCWA to ensure timely response to wildfires.  Controlled burns may be used to alter landscapes to achieve habitat objectives.

The Scotch Creek Wildlife Area is predominantly shrub-steppe habitat encompassing both grasslands and shrublands. Cover types and approximate acreages are shown on Table 1.

Table 1.  Scotch Creek Wildlife Area cover types/acres.  (Includes all units)

| Cover Type | Acres |
| --- | --- |
| Shrub-steppe | 13,237 |
| Emergent wetland | 299 |
| Riparian Forest | 179 |
| Riparian shrub | 98 |
| Forested Wetland | 102 |
| Conifer Forest | 597 |
| Conifer Woodland | 701 |
| Agriculture | 454 |
| Deciduous forest | 10 |
| Dense Conifer Forest | 49 |
| Mixed Forest | 240 |
| Surface Water | 7 |
| Exposed | 4 |
| Farmstead | 20 |
| TOTAL | 15,997 |

Wildlife/habitat management activities at the Scotch Creek Wildlife Area focus primarily on recovery of sharp-tailed grouse.  Sharp-tailed grouse were historically found in shrub-steppe and deciduous shrub habitats throughout eastern Washington, but have declined 94% between 1960 and 2000 (Schroeder et al. 2000). The current population in Washington is estimated to be around 600 and is listed as a threatened species by the state of Washington. (Schroeder et al. 2000).

Factors that currently limit sharp-tailed grouse populations include the lack of and/or availability of shrub-steppe habitat dominated by herbaceous cover (grasses and forbs), the distribution of riparian habitats dominated by deciduous shrubs (winter habitat), and habitat fragmentation. Reduction of riparian forest habitats along the Columbia River as a result of construction of Grand Coulee and Chief Joseph Dams eliminated sharp-tailed grouse wintering habitat (Howerton 1986).

Habitat enhancement, maintenance, and protection measures that benefit sharp-tailed grouse also benefit other shrub-steppe obligate species, neo-tropical birds, waterfowl, big game, upland game birds, and resident fish populations. There are no anadromous fish bearing streams on the SCWA; however, resident fish species including brook and rainbow trout, peamouth, long nose dace, sculpins, red-side shiners, bridgelip and large scale suckers inhabit Scotch Creek, Mary Ann Creek, and the West fork of Salmon Creek within appropriate habitat/reaches. In addition, kokanee, largemouth bass, and smallmouth bass are likely present because these species occur in the Conconully reservoir, which is at the mouth of the West fork of Salmon Creek (Heather Bartlett pers.comm. 2001).

c. Rationale and significance to Regional Programs

The SCWA mitigation project is part of a statewide effort to increase and maintain viable sharp-tailed grouse populations (at least 2,000 grouse) in four management zones within Washington State (WDFW 1995), (Figure 2). Today, sharp-tailed grouse are found in eight relatively small, isolated, subpopulations.  Subpopulations are separated from adjacent subpopulations by at least 20 km (12.5 mi).  Sharp-tailed grouse are continuing to decline in Washington due to long-term effects of habitat conversion, degradation, fragmentation, and population isolation (Hays et al. 1998, Schroeder et al. 2000).

Figure 2. WDFW Sharp-tailed Grouse Management Zones located in Washington State.

The goals and objectives described in the Scotch Creek Wildlife Area mitigation project management plan support both WDFW and Okanogan Sub-basin goals and objectives. WDFW, Okanogan Sub-basin, and SCWA sharp-tailed grouse goals and objectives are described on Table 2.

Table 2. WDFW, Okanogan Sub-basin, and SCWA sharp-tailed grouse goals and objectives.

| WDFW State Goal(s) | Okanogan Sub basin Goal(s) | SCWA Project Goal(s) |
| --- | --- | --- |
| Increase the population size and distribution of sharp-tailed grouse and protect, enhance, and increase shrub/meadow steppe. | Recover populations of sharp-tailed grouse in the Okanogan Sub basin to the level where populations are viable. | Establish and maintain a viable sharp-tailed grouse population at the Scotch Creek Wildlife Area. |
|  |  | Protect, enhance, and maintain 15,000+ acres of shrub-steppe habitat for sharp-tailed grouse and other shrub-steppe obligate species. |
| Increase the breeding population of sharp-tails from 380 to more than 2,000 distributed throughout four management zones. | Use translocations of sharp-tailed grouse into Washington from populations in other states. | Increase the number of sharp-tailed grouse at the SCWA from approximately 40 to (300 by 2010. |
| Increase the breeding population of sharp-tails in WDFW’s Sharp-tailed Grouse Management Zone 3 to >400. | Conduct research on sharp-tailed grouse through 2005 to monitor population size, determine population viability, and evaluate population responses to habitat alteration | Monitor wildlife and habitat response to protection, maintenance, and enhancement measures annually. |
| Protect at least 10,000 acres of high quality, relatively contiguous (<3 mile gaps) habitat that is currently occupied in Zone 1 and 25,000 acres in Zone 2. | Improve quantity, quality, and configuration of the shrub steppe habitat necessary to support a viable population of sharp-tailed grouse by 2010. | Implement habitat management activities and schedules described in the SCWA Enhancement Plan. |

Operations and maintenance and enhancement activities at the SCWA are currently funded by BPA, as specified in the Washington Agreement (MOA), to partially mitigate for losses resulting from construction of Grand Coulee and Chief Joseph Dams.  Sharp-tailed grouse and mule deer are listed in the loss assessments for both dams (Howerton 1986, Berger, M., and D. Kuehn 1992) and were used as habitat indicator species during the Habitat Evaluation Procedure (HEP) analysis (Berger, Cope 1992). In addition, white-tailed deer, yellow warbler, downy woodpecker, mink, and Lewis’ woodpecker habitat suitability index (HSI) models were used to obtain baseline habitat unit (HU) data on cover types other than shrubsteppe (Ashley, Berger 1997).

As an existing mitigation project, the SCWA project is consistent with the Northwest Power Planning Council’s 2000 Program including, but not limited to the following sections:  Overall Vision (Section III A-1) “Wherever feasible, this program will be accomplished by protecting and restoring the natural ecological functions, habitats, and biological diversity of the Columbia River ecosystem….”, Planning Assumptions (Section III, A-2) “This is a habitat based program, rebuilding healthy, natural producing fish and wildlife populations by protecting, mitigating, and restoring habitats and the biological systems within them…”, Scientific Principles (Section III, B-2) i.e., Principles one through eight, Biological Objectives (Section III, C-1) “Recovery of fish and wildlife affected by the development and operation of the hydro system that are listed under the Endangered Species Act,”  (Section III, C-2a.4) “Develop and implement habitat acquisition and enhancement projects to fully mitigate for identified losses; Coordinate fish and wildlife activities throughout the basin…; maintain existing and created habitat values; and monitor and evaluate habitat and species responses to mitigation actions,” and Wildlife (Section III, D-7) “Complete the current mitigation program for construction and inundation losses and include wildlife mitigation for all operational losses as an integrated part of habitat protection and restoration”.

d. Relationships to other projects

This project is part of WDFW’s statewide effort to establish and maintain viable populations of sharp-tailed grouse. The SCWA project compliments and supports sharp-tailed grouse and shrub-steppe recovery efforts at the Sagebrush Flat Wildlife Area, (1994044), Swanson Lakes Wildlife Area (199106100) and on the Colville Confederated Tribes (CCT) (199204800, 21034) Reservation.

WDFW in conjunction with the CCT is developing strategies to establish and maintain meta populations within the Okanogan (Columbia Cascade Province), Crab Creek (Columbia Plateau Province), and Lake Roosevelt (Mountain Columbia Province) sub- basins i.e., viable populations at the Scotch Creek Wildlife, Sagebrush Flats (West Foster Creek Unit), and Swanson Lakes Wildlife Areas and CCT and Spokane Tribe of Indians (STOI) Reservations (Figure 3).  Sharp-tailed grouse are currently present on all areas except the STOI Reservation. The overall vision for this cooperative effort is to share information, conduct joint habitat evaluations and research on sharp-tailed grouse, translocate grouse between isolated populations to increase genetic variability, and to establish new populations to link existing disjunct populations.

WDFW and the CCT have cooperated on sharp-tailed grouse radio telemetry studies both on and off reservation lands (McDonald 1998). Furthermore, sharp-tailed grouse captured on the CCT reservation have been used to supplement remnant grouse populations at the Scotch Creek Wildlife Area.

The FCRPS Biological Opinion identifies the importance of functioning aquatic habitat as in RPA 150. Similar actions should be taken when possible regarding terrestrial habitat.

Figure 3. Sharp-tailed grouse cooperative project sites.

e. Project history (for ongoing projects)

Scotch Creek Wildlife Area management strategies address several critical landscape level limiting factors including shrub-steppe habitat conversion, degradation, and fragmentation (Hays et al. 1998, Schroeder et al. 2000) as well as species-specific limiting factors. Beginning in 1997, management activities including seeding agricultural fields to native-like vegetation, removing livestock, protecting and maintaining existing habitat, and controlling introduced vegetation were implemented to address habitat conversion and degradation factors (WDFW 1997). Enhancement strategies also addressed nesting and wintering habitat quality, quantity, and availability factors that limit local sharp-tailed grouse populations (WDFW 1995, WDFW 1995a).

The following major enhancement, protection, and maintenance activities have been accomplished at the Scotch Creek Wildlife Area.

- Over 94 km (58 mi) of new fence has been constructed to protect and maintain critical shrub-steppe habitat for sharp-tailed grouse, mule deer, and other shrub-steppe obligate species. The wire configuration on new fence includes a “smooth” bottom wire to reduce potential injury to wildlife crossing the fence. An additional 32 km (20 mi) of existing fence has also been restored. Approximately 48 km (30 mi) of interior fencing has been removed to reduce potential wildlife injury/mortality due to entanglement and/or collision. An additional 26 kilometers (16.5 mi) of new fencing is needed to protect recent/projected acquisitions. Fencing primarily protects habitat against trespass livestock grazing and vehicular traffic that reduces or degrades herbaceous cover used for nesting and foraging and/or increases soil disturbance, which promotes the spread of undesirable weedy vegetation.

- Over 60,000 shrubs and trees have been planted to provide winter habitat for sharp-tailed grouse, increase vegetative diversity across the landscape, and to replace the shrub component that was severely impacted by decades of livestock grazing that occurred prior to WDFW’s ownership (Figures 4, 5, and 6).  An example of a riparian shrub and tree enhancement is illustrated in Figure 7 while a fabric mulch shrub planting is shown in Figure 8. Shrub/tree survival is approximately 25 percent in non-irrigated upland habitats and 75% when planted in fabric mulch blankets.  Adkins (1980) rated 25 percent survival as “fair” for non-irrigated upland wildlife shrub/tree plantings in xeric areas of eastern Washington.  Approximately 5,000 shrubs/trees will be needed each year for the next four years to fill gaps on existing project lands and for future acquisitions.  The actual number planted will be largely predicated on site specific edaphic features and water table, stream, and/or pond fluctuations/levels.

- Food plots comprised of wheat (51 ha/125 ac) were seeded and left standing to provide sharp-tailed grouse winter feed while shrubs and trees are re-established on the SCWA (sharp-tails feed on shrub/tree buds and fruit during winter), (Figure 9). Food plots will remain part of WDFW’s long-term sharp-tailed grouse management strategy at the SCWA, because sharp-tailed grouse may have adapted locally to depend upon small grains for winter food in the absence of suitable shrubs and trees (Thompson pers. comm. 1999). Food plot locations are shown on Figure 10 and Figure 11.

- Approximately 688 ha (1,700 ac) of agricultural land have been converted to native-like grasslands (Figures 4, 5, and 6).  The locations of past and future grassland enhancements are depicted in Appendix B. Continued disturbance treatments such as mowing, harrowing, or controlled burns to increase vegetation diversity, improve nesting cover, and/or increase plant vigor will be practiced on the SCWA

Figure 4. Scotch Creek Unit herbaceous and shrub enhancement locations.

Figure 5. Herbaceous and shrub enhancement sites on the Chesaw Unit.

Figure 6.  Herbaceous and shrub enhancement sites on the Tunk Valley Unit.

Figure 7. A riparian shrub and tree enhancement along Scotch Creek.

Figure 8. A fabric mulch shrub planting located on the Scotch Creek Unit.

Figure 9. Wheat and alfalfa food plots adjacent to early seral stage riparian enhancement.

Figure 10. The location of supplemental food plots on the Scotch Creek Unit.

Figure 11. The location of supplemental food plots on the Chesaw Unit.

Since 1997, the average annual allocation for the Scotch Creek Wildlife area has been $400,000, which includes all enhancements, O&M, infrastructure, equipment, and material costs. Future annual costs are anticipated to be similar.

The primary habitat challenge has been controlling knapweed on abandoned agricultural fields and then converting those fields to shrubsteppe vegetation. Through carefully timed herbicide applications followed by field preparation and seeding, SCWA wildlife area staff has drastically reduced knapweed infestations and re-established native-like vegetation on most areas. It is important, however, to recognize that weed control must continue well into the future to protect/maintain habitat values for wildlife species.

Data sets derived from project HEP surveys and vegetation transects were used to develop and/or test habitat variables associated with development of a winter habitat HEP mule deer model (Ashley, Berger 1999). This HEP model has been used extensively to evaluate shrubsteppe habitat throughout eastern Washington.

f. Proposal objectives, tasks and methods

WDFW’s primary biological goal is to establish and maintain a viable sharp-tailed grouse population at the Scotch Creek Wildlife Area.  Similarly, the primary biological objective is to increase the sharp-tailed grouse population to at least 300 grouse by 2010 through habitat manipulation, maintenance, and protection measures, and by local population recruitment and population augmentation if necessary. A closely related secondary goal is to protect, enhance, and maintain 6,070 ha (15,000+ ac) of shrub-steppe habitat for sharp-tailed grouse and other shrub-steppe obligate species. SCWA mitigation project goals, objectives, strategies, and tasks are described below.

Goal 1:  Establish and maintain a viable sharp-tailed grouse population at the Scotch Creek Wildlife Area.  This goal is consistent with the statewide goal to increase the population size and distribution of sharp-tailed grouse (WDFW 1995).  This goal is also consistent with the Columbia Cascade Subbasin goal to recover sharp-tailed grouse populations to viable levels within the subbasin.

Strategy 1.1:  Monitor population size, determine population viability, and evaluate population responses to habitat alteration.

Objective 1.1:  Conduct research on sharp-tailed grouse on the SCWA through 2005 in conjunction with WDFW’s statewide sharp-tailed grouse research program.

###### Task 1.1.1: Monitor sharp-tailed grouse leks annually (lek surveillance).

Task 1.1.2: Search SCWA and adjacent areas for satellite/new leks annually (site reconnaissance).

Task 1.1.3: Conduct sharp-tailed grouse nesting and brood surveys annually (field surveys and/or radio telemetry).

Task 1.1.4: Correlate population responses to habitat alteration using statistical models including covariance analysis.

Objective 1.2:  Increase the number of sharp-tailed grouse from approximately 40 (estimated number currently occupying SCWA [M. Schroeder, pers. comm. 2001) to >300 by 2010.  This objective is consistent with the statewide objective to increase the breeding population of sharp-tailed grouse to more than 2,000 distributed throughout four management zones (SCWA is considered the ‘core’ property in WDFW’s Sharp-tailed Grouse Management Zone 3). This objective also is consistent with the Okanogan Sub-basin Summary strategies.

Task 1.2.1: Translocate sharp-tailed grouse to the SCWA for genetic augmentation purposes to improve long-term population viability (Augment the SCWA population with Columbian sharp-tailed grouse from southern Idaho, CCT Reservation, or other genetically compatible population).

Task 1.2.2: Monitor and control recreational use of project lands (limit access to lek and nesting sites in the spring; monitor hunters for evidence of incidental takings; maintain on-site reader boards, signs, and literature to educate the public of sharp-tailed grouse presence and status).

Goal 2:  Protect, enhance, and maintain 6,070 ha (15,000+ ac) of shrub steppe habitat for sharp-tailed grouse and other shrub steppe obligates.  This goal is consistent with WDFW’s statewide goal to protect, enhance, and increase shrub steppe habitat (WDFW 2000).

Strategy 2.1: Improve the quality, quantity, and availability of shrubsteppe habitat at the landscape level.

Objective 2.1:  Implement management activities and schedules described in the SCWA Enhancement Plan (WDFW 1997).  This objective is consistent with WDFW’s statewide objective to protect at least 39,676 hectares (98,000 acres) of high quality, relatively contiguous (<3.2 kilometers/2 mile gaps) habitat that is currently occupied by sharp-tailed grouse (WDFW 1995).  This objective also is consistent with Okanogan Subbasin objectives and strategies for shrubsteppe habitat.

Task 2.1.1: Control introduced vegetation (apply herbicides, use mechanical methods, and introduce biological agents i.e., insects).

Task 2.1.2: Maintain sharp-tailed grouse nesting and brood rearing habitat enhancements (re-seed as necessary, control weeds, monitor vegetation robustness/composition and manipulate habitat, if needed, based on adaptive management principles).

Task 2.1.3: Maintain shrub and tree enhancements (spot plant as necessary, control weeds, construct temporary deer exclusion fences, and monitor survival).

Task 2.1.4: Maintain 16 km (10 mi) of boundary fence annually to protect habitat from trespass livestock grazing and vehicle encroachment.

Task 2.1.5: Maintain and/or acquire all project related equipment and machinery. SCWA shop facilities are adequately furnished to conduct equipment maintenance/small repair tasks. Extensive equipment repairs will be accomplished at the Swanson Lakes Wildlife Area (SLWA) shop (SLWA personnel possess the skills necessary to maintain and/or overhaul equipment including large farming implements). By having staff with the appropriate mechanical skills available at one mitigation facility to repair farm machinery from multiple mitigation projects, a considerable program savings is realized.

Task 2.1.6: Maintain project infrastructure and physical improvements including roads, signs, culverts, irrigation systems, wells, buildings etc., to the extent necessary to implement the management plan (this task will be accomplished by project staff, WDFW engineers, and/or contractors as required).

Task 2.1.7: Coordinate protection, enhancement, and maintenance activities with BLM, DNR, USFS, adjacent landowners, and public interests (this task is on-going and includes public meetings and inter-agency coordination/ agreements).

Task 2.1.8: Provide adequate fire protection to include surveillance and fire fighting resources (fire control contract agreements are negotiated with local fire districts).

Objective 2.2:  Monitor wildlife and habitat response to protection, maintenance, and enhancement measures annually.  This objective is consistent with the Okanogan Subbasin objective to evaluate habitat restoration activities.

Task 2.2.1: Conduct annual shrubsteppe bird surveys (point counts).

Task 2.2.2: Conduct big game (deer) surveys to estimate doe/fawn and doe/buck ratios and herd fecundity (site reconnaissance).

Task 2.2.3: Conduct hunter harvest surveys (bag checks).

Task 2.2.4: Monitor existing HEP and vegetation transects and establish new permanent vegetation transects on existing project lands (use HEP protocols, established vegetation measuring techniques and methods, and photo point documentation.  WDFW Vegetation Management Team staff and mitigation biologists as appropriate will assist SCWA staff).

Task 2.2.5: Conduct HEP analysis and establish vegetation transects on new acquisitions/project lands (see task 4).

Task 2.2.6. Establish small mammal surveys.

Objective 2.3:  Improve 550 acres of sharp-tailed grouse nesting habitat on the Sinlahekin Wildlife Area adjacent to the SCWA by the end of FY 2005.

Task 2.3.1: Reseed 450 acres to native herbaceous cover.

Task 2.3.2: Conduct prescribed burns on 100 acres.

Methods – Monitoring

Background (vegetation)

The following standardized vegetation/HEP monitoring protocols were developed for use at the SCWA and other WDFW mitigation project sites within appropriate cover types.  As new information becomes available and/or monitoring needs change, the following protocols will be modified to meet the new challenges.

Monitoring is a tool for detecting change and identifying problems in the early stages before they become obvious or a crisis.  If detected early, problems can be addressed while cost effective solutions are still available.  For example, an invasive weed species is much easier to eradicate/control at the initial stages than attempting to eradicate it once established.  Monitoring is also critical for measuring management success. Good monitoring can demonstrate that management strategies are working and provide evidence supporting the continuation of management.  Conversely, monitoring can also show a need to change current management strategies.

Monitoring is a key component of “adaptive management,” in which monitoring measures progress towards or away from meeting management goals and objectives and provides evidence to continue or change current management strategies (Ringold et al. 1996).    In practice, most monitoring measures change or condition of the resource whether it is a plant community, or a wildlife species. If objectives are being met, management is considered effective.

Figure 12. The adaptive management cycle.

The adaptive management cycle, illustrated in Figure 12, consists of four basic steps:

- Resource objectives are developed to describe the desired condition.

- Management is designed to meet the objectives, or existing management is continued.

- The response of the resource is monitored to determine if the management objective has been met.

- Management is adapted (changed) if objectives are not reached.

Monitoring, as part of the adaptive management cycle, has two primary components. The first is that monitoring is driven by management objectives.  What is measured, how it is measured, and how often it is measured are defined by how an objective is described.  The objective describes the desired condition.  Management is designed to meet the objective.  Monitoring is designed to determine if the objective is met.  Objectives form the foundation of the project.

The second component is that monitoring is only initiated if opportunities for management change exist.  If no alternative management options are available, expending resources to monitor something is almost futile. For example, since vegetation management (with exception of weed control measures) on shallow lithosols soils is impractical, it is not wise to use limited monitoring resources on these areas (this does not preclude general plant community inventories). In such cases, monitoring resources should be directed towards opportunities where management solutions are available.

Measuring change over time is the main characteristic of monitoring, but change can be measured as trend studies, baseline studies, long-term ecological studies, and inventories as well. Monitoring on WDFW Wildlife mitigation projects is tied to management objectives and includes plant community surveys similar to those conducted in conjunction with the baseline HEP analysis.

WDFW Wildlife Area staff, Vegetation Management Team personnel, and volunteers on a periodic basis will accomplish basic monitoring on mitigation lands (wildlife areas). M&E protocols and techniques are subject to change as new information becomes available. The following four monitoring surveys will be conducted:

- HEP surveys (five year intervals)

- General cover type/vegetation surveys (five year intervals)

- Site specific enhancement and maintenance activity surveys (one to five year intervals)

- Wildlife species response/trend surveys (one to three year intervals)

Monitoring falls under two general categories i.e., habitat monitoring and resource monitoring. Replicating HEP surveys is an example of habitat monitoring which describes how well an activity meets the objectives or management standards for a particular cover/habitat type. “Optimum” (1.0) habitat suitability for each HEP model variable is the standard against which the effectiveness of management is measured.

In contrast, resource monitoring focuses on vegetation and/or wildlife and describes some aspect such as height, percent cover, density, frequency, population characteristics, and/or species response. Both general cover type/vegetation surveys and monitoring of site specific enhancement and maintenance activities are examples of resource monitoring.

Wildlife area staff, WDFW wildlife biologists, and volunteers will conduct wildlife population and species response surveys. Monitoring includes both vegetation and wildlife resources.

Specific Monitoring and Evaluation Protocol

The primary concept behind establishing M&E transects is to detect change.  Permanent transects are recommended over temporary transects because the statistical tests for detecting change from one period to the next in permanent sampling units are much more powerful than on temporary sampling units. This advantage usually translates into a reduction in the number of sampling units that need to be sampled to detect a given magnitude of change.  The monitoring and evaluation protocols described below reflect the minimum monitoring necessary to ensure project goals and objectives are being met.  These protocols, developed by Columbia Basin Fish and Wildlife Authority (CBFWA) members will be modified as new techniques are developed. Wildlife area staff and WDFW Vegetation Management Team members will collect additional plant community and wildlife population data as needed.

Habitat Evaluation Procedures Surveys

A minimum of 25 percent of the baseline HEP transects, located in areas not directly effected by enhancements or maintenance activities, will be replicated by wildlife area staff every five years to monitor general habitat trends.  At least two baseline transects will be replicated in each cover type. Evaluators will use the same measurement techniques/instruments described within specific HEP models or used on baseline HEP transects to measure habitat variables.  In general, HEP transects in shrub-steppe, riparian, and forested habitats are established as follows:

Transect starting points and azimuths (direction) are randomly selected for each cover type and recorded on data sheets along with transect identification, cover type, HEP Team, and global positioning system (GPS) information.  If possible, transects are established at least 100 meters from ecotones, roads, and other anthropogenic influences.

Transect start and end points are marked with a 36 centimeter (14-inch) long 0.6 centimeter (¼ inch) rebar stake painted fluorescent orange or red.  GPS positions are also taken at both start and end points. If cover types change, either another transect azimuth is randomly selected, or the original azimuth is varied by 45 degrees. The method selected is based on which technique maintains the transect within the cover type.  Compass azimuths (headings) are corrected for local declination.

Shrubland transects are divided into 30 meter (100 foot) sampling units. Similarly, grassland transects are also divided into 30 meter (100 foot) sampling units (n).

The process for determining transect length (sample size) varies based on what variable was being measured.  In general, a “running mean” is used to estimate variance on cover pole readings (95% probability of being within ± 10 percent of the true mean). On the other hand, shrub cover sample size is estimated by first tallying total shrub cover within each 100 foot sampling unit and dividing that sum by sample unit length to obtain percent shrub cover per sample unit (i.e., 10 feet of cover/100 feet = 10 percent shrub cover). The standard deviation is then calculated from the percent shrub cover data for each sample unit. The sample size is determined through use of the following equation:

n = t2s2

B2

where: t = t value at the 95 percent (0.05) confidence interval for the appropriate degrees of freedom (df);   s = standard deviation; and B = bounds (± 10 percent).  The same equation is used to determine sample size for plot frames based on total percent cover for herbaceous species.

Specific transect establishment protocols are described below. Additional information can be found in Estimating Wildlife Habitat Variables (USFWS 1981).

- Establish transect starting point 300 feet within cover type (if possible).  Record shrub intercept in 10ths of feet by shrub species for each sampling unit (100 foot segments) for entire transect length. Using a graduated rod, measure shrub height (10ths of feet) at the highest point where shrub foliage/stems intercept transect line.

- Facing line of travel (transect azimuth), walk on left side of transect line to avoid trampling vegetation on both sides of transect.  Place first rectangular plot frame at the 25 foot mark and at 25 foot intervals thereafter (four per 100 foot sampling unit).  Place the lower right hand corner of the plot frame on the 25 foot interval mark on the right side of the transect line with the long axis of the plot frame perpendicular to the transect line of travel.  Make ocular estimates of: herbaceous cover by plant species, percent of plot comprised of total herbaceous cover, and percent of herbaceous cover composed of grass as described by Daubenmire (1970).

- Measure height of herbaceous cover by species in each plot frame with a graduated rod/tape measure (10ths of feet).

- Take two Robel pole measurements per sampling unit i.e., one at the 50 foot mark and the other at the 100 foot interval.  Four observations are taken and averaged per point to obtain a single visual obstruction reading or VOR (two measurements are taken four meters from the point on the transect line on opposite sides of the cover pole from a height of one meter; two measurements are taken from the point perpendicular to the transect line of travel).

HEP surveys will be conducted within the same general time frame and location as the original baseline transects to ensure results are comparable (the phonological state of key plants are noted on baseline transects and are subsequently used to initiate follow-up transects rather than specific calendar dates). Photo points will be re-photographed and/or established as needed. If time/funding constraints allow, more detailed plant community inventories will be conducted concurrent with collection of HEP variable information.

General Vegetation Monitoring - Shrubland/Grassland Cover Types

Vegetation sampling on shrub-steppe plant communities will focus on detecting changes in frequency of bluebunch wheatgrass, needle-and-thread grass, Idaho fescue, cheatgrass, and knapweed.  Bluebunch wheatgrass, needle-and-thread, and Idaho fescue are native perennial bunchgrasses that are highly susceptible to grazing pressure and competition from non-native plant species. As a result, these species are good indicators of general habitat quality.

Likewise, cheatgrass, mustards, Russian thistle, and knapweed are indicators of past/present disturbance. Frequency/percent cover of sagebrush spp. and bitterbrush will also be monitored to assess shrubland habitat quality/trends (evaluators should review HEP transect results and/or confer with Vegetation Management Team members prior to modifying the species recommended for frequency monitoring) The rationale for using frequency is explained below.

Percent frequency was selected as the monitoring technique because it is appropriate for any plant species’ growth form. It is appropriate for monitoring some annuals, whose density may vary year to year, but whose spatial arrangement of germination remains fairly stable such as cheatgrass.  Rhizomatous species, especially graminoid species growing with similar vegetation, are often measured by frequency because there is no need to define a sampling unit such as percent cover or density.  Frequency is also a good measure for monitoring invasions of undesirable species as well as increases/decreases in desirable species.

Another advantage of frequency methods over methods for measuring cover is the longer time window for sampling.  Once plants have germinated, frequency measurements are fairly stable throughout the growing season as compared to cover measurements which can change considerably from week to week as plants grow.  The biggest advantage of frequency methods, however, is that the only decision required by the observer is whether or not a species occurs within the plot.  Technicians can be easily taught to measure frequency with minimal training on methodology and species identification.  If the species is easy to recognize, frequency plots can be evaluated quickly.

Frequency data only provides information on the number of individuals, or the change in that number relative to the size of the plot frame or its subsections. It is a good methodology to determine if a site has more or less plants of a specific species; however, it does not provide other information that may be useful for habitat or plant community characterization (C. Perry, pers. comm. 2000)

Both spatial distribution and the density of the population also affect frequency Greig- Smith 1983).  Because of this it is difficult to interpret changes biologically since it is  not known if a change is due to density, distribution, or both. As a result, frequency data will be augmented with abundance and density information.

Frequency is a measure dependant upon plot size and shape. Plot size should be such that plants being measured fall between the 20 percent to 80 percent range (Perry, pers. com.). Therefore, the plots used to determine frequency must be identical to compare different studies. Herbaceous cover and frequency data, collected during the HEP baseline analysis, was obtained using the same 0 .5 meter2 rectangular microplot as recommended for use in this M&E protocol.  Frequency data from baseline transects can be used, rather than a pilot study, to estimate M&E transect sample size.

Transect Procedures

A minimum of two transects will be established for each cover type. Transect locations/start points will be determined using standard procedures (this can be accomplished as a pre-field activity). Transects will be established at least 100 meters from the edge of the cover type and away from roads and other anthropogenic factors (unless the disturbed area is the target site) as follows:

- Select a random azimuth (direction) from a random numbers table or other suitable device/technique.  Stretch and secure a 100-meter tape along the random azimuth to establish the 100-meter baseline transect (document compass azimuth and declination on transect data sheets).

- Document the location of baseline transects with Global Positioning System (GPS) equipment and plot on field maps (record GPS coordinates and other pertinent location information on transect forms).

- Establish ten perpendicular transects (90 degrees off baseline), 30 meters in length, along the baseline transect (record azimuth on data forms).  The location of the first perpendicular transect is selected at random and placed between 0-10 meters from the start point (0 meter mark). Place the following transects systematically at ten-meter intervals. For example, if the first perpendicular transect is positioned at the 5 meter mark, the second transect is placed at the 15 meter mark, the third at the 25 meter mark and so on until 10 perpendicular transects are established. Permanently mark the start and end points of the baseline and perpendicular transects.

- Position ten microplots (0.5 meter2 rectangular microplot) systematically along each perpendicular transect from a random start point. The placement of microplots is determined by selecting a random number between 0 and 3 (the first data collection point for the transect). Starting at the first data collection point, place the microplot  at 3 meter intervals along the perpendicular transect until 10 microplot measurements are taken.  For example, if the first data point is 2 meters, the second data point is at 5 meters, the third at 8 meters and so forth  (10 perpendicular transects x 10 microplots = 100 per survey).

- Photo-document transects.  Take three photographs per transect from transect start point.  Position the camera one meter above the ground (use one meter cover board or similar device for camera rest); set 1.5 meter cover board on 10-meter mark of baseline transect along with transect photo board and photograph. Repeat procedure half way between the baseline and first perpendicular transect (45 degrees off baseline). Take the third picture along the first perpendicular transect using the same procedure.  Record camera type, aperture, distance and azimuth to cover board, cover board dimensions, date, time of day, transect/location identification, GPS coordinates, and photographer (cover boards will be supplied by WDFW mitigation staff).

- Facing towards the end point of the perpendicular transect, data recorders walk on the left side of the transect line, to avoid trampling vegetation, and take measurements on the right side of the transect line. The long axis of the microplot is placed perpendicular to the transect azimuth with the lower right hand corner of the microplot at the data collection point. This procedure is repeated for each perpendicular transect. If possible, microplot data points should be permanently marked.  Transect layout is illustrated in Figure 13 while microplot placement and shrub intercept “point” count intervals are shown in Figure 14.

Figure 13.  Monitoring and evaluation transect layout.

Figure 14. Microplot and shrub “point” placement on perpendicular transects (not to scale).

Herbaceous vegetation frequency, abundance, and density measures are collected using a 0 .5m 2 rectangular microplot as the sampling unit.  The microplot is divided into 20 percent increments to facilitate collection of abundance and percent cover data (Figure 15). Frequency is determined by simply noting whether or not a given species is rooted within the microplot. For example, if 100 microplots are laid out and species “A” occurs in 25 of the plots, frequency is 25 percent.

Abundance, ranging from one to five, is the number of 20 percent increments within a microplot a species is rooted in.  Figure 16 illustrates an example of an abundance factor of three (count the number of 20 percent increments a species is rooted in, not the number of individual plants).

Density, in contrast, is the number of individuals of a given species rooted within the entire microplot. Density is divided into 5 classes: Class 1 - 1 to 5 individuals, Class 2 - 6 to 10 individuals, Class 3 - 11 to 15 individuals, Class 4 - 16 to 20 individuals, Class 5 - above 20 individual plants.  Classes may be adjusted based on target species growth form i.e., if the plant species of interest is very small, 20 individuals may not be significant (always document changes to protocols).  Density measurements are most sensitive to changes caused by mortality or recruitment.  Figure 17 depicts a microplot with a density factor of three.

Figure15.  A microplot divided into 20 percent increments.

Figure 16. A microplot with an abundance factor of three (plants are rooted in three segments

Figure 17.  A microplot with a density class of three (11 to 15 plants per microplot).

Whether measuring frequency, abundance, or density, plants that are partially rooted both in and outside of the microplot are counted in and out alternately along the boundary i.e., count every other plant. Plant community inventories will be conducted on at least one transect per cover type in conjunction with the M&E microplot surveys if time and funding is available.  In addition to frequency, abundance, and density information, plant inventory data includes species composition, height, and percent cover for each microplot.

Shrub data collected on each perpendicular transect includes: species, frequency, percent cover, height, and age. Shrub frequency and cover are determined using “point” counts at two meter intervals (systematically) starting at the 2 meter mark on each transect (15 points per transect, or 150 total). The line intercept method is an alternative technique for collecting percent cover for shrubs (this technique will add to the time required to complete each transect, but is hard to beat).

Shrub height is measured at the highest vertical projection a shrub extends directly above the data point.   Shrub age classes are broken down into 5 categories: Young-non flowering/seed bearing (includes seedlings), Mature-generally flowering and/or seed bearing, less than 25% of the plant is dead, Decadent- 25-50% is dead material, Very Decadent- more than 50% is dead, Dead-no living material remains on the shrub.

General Vegetation Monitoring - Forest and Riparian Cover types

Forest and riparian cover type transects are established as previously described under HEP protocols.  Snag and/or tree basal area information is collected from within 0.04 ha (0.10 ac) circular plots located at 30 meter (100 foot) intervals along each transect.  Tree canopy cover is determined using a densitometer (similar to a moose horn) at 3 meter (10 foot) intervals (10 per 30 meter/100 foot sampling unit; 100 per 300 meter/1,000 foot transect). Diameter breast height (DBH) measurements are taken on forest and riparian forest transects if needed. Due to the linear juxtaposition of most riparian forest areas, 300 meter (1000 foot) line intercept transects will be established for monitoring purposes.  Baseline HEP transects may be replicated instead of establishing new transects.  M&E will occur at five year intervals, or earlier if required.  At least one M&E transect will be established in riparian, riparian forest, and forest cover types and a minimum of two M&E transects will occur on xeric forested sites in each management unit.

In forest and riparian cover types the following habitat attributes will be documented/measured:

- Tree stratum: species, percent canopy cover, mean height, number snags 4 inches DBH, mean DBH, basal area, and stems per acre/hectare (on treated sites).

- Shrub stratum: species, percent cover, and mean height

- Herbaceous stratum: dominant grass, forb, and weed species, frequency, abundance, density, and/or percent cover.

# Transect procedures

- Establish random 300 meter (1,000 foot) baseline transects within cover type (ten 30 meter/100 foot sampling units).

- Measure tree canopy cover at 3 meter (10 foot) increments along transect (identify species).

- Measure tree height of over-story canopy at 30 meter (100 foot) intervals.

- Take herbaceous vegetation measurements at 7.5 meter (25 foot) intervals with microplot.

- Measure/estimate shrub intercept, height, and age class by species.

- Establish ten one tenth acre (0.04 hectare) circular plots at 30 meter (100 foot) intervals (Figure 18).

- Count the number of snags ( 10 cm (4 in) DBH.

- Measure DBH (identify species)

- Measure basal area

- Count the number of tree stems per plot on treated sites

Photo-document transects from transect start point.  Photograph along baseline transect as described for shrubland and grassland transects.  If vegetation is too dense, photograph from a point perpendicular to the transect. Mark location with a permanent monument and describe and record GPS coordinates.

Figure 18.  Forest and riparian cover type transect layout

Site Specific Enhancement and Maintenance Activity Monitoring

Enhancement and operation and maintenance activities are monitored to ensure that management strategies are accomplishing project objectives.  If necessary, adaptive management strategies will be implemented to modify existing enhancement/O&M activities to meet specific objectives.

Evaluators will follow procedures described in previous sections to establish monitoring transects in shrubland, grassland, forest, and riparian cover types.  Two monitoring transects will be established at each grassland/shrubland enhancement site more than 81 ha (200 ac) in size (if less than 81 ha, only one monitoring site will be established).  A minimum of one monitoring transect will be established in enhanced forest and riparian areas. Roadside weed control projects will be monitored using linear transects with microplots set at three-meter intervals (a minimum of two transects per management unit).

Enhanced grassland/shrubland cover type vegetation will be monitored at five-year intervals.  Roadside weed control projects will be monitored at two-year intervals.  Weed control monitoring will involve monitoring both desirable and undesirable species.  For example, if an area has diffuse knapweed and the objective is to reduce this and develop a higher quality native plant community, evaluators would monitor both the decline of the knapweed and the increase of a desirable species such as bluebunch wheatgrass (Perry, pers. com. 2000).

Pre-enhancement/maintenance photo-documentation and vegetation surveys will occur where possible. Enhancement/maintenance activity results will be photographed one year after enhancement/maintenance activities are implemented and every two years thereafter (after five years, photographs will be taken at five year intervals for the life of the project).

Vegetation Monitoring/Sampling Objectives

As previously stated, monitoring objectives are linked to management objectives.  M&E  focuses on detecting change and determining habitat trends. The following examples illustrate how management objectives, monitoring/sampling objectives, and management response are inter-related to form a comprehensive management plan.  Wildlife managers may modify these examples to fit specific needs and will develop similar objectives as part of general M&E protocols. Habitat variables and suggested measurement techniques are described on Table 3.

Example 1:

Management Objective:	Decrease percent frequency of diffuse knapweed by 50 percent along field roads throughout the project site by the end of FY 2005.

Sampling Objective:	Be 90% certain of detecting a 20% change in frequency of diffuse knapweed with a false change rate of 0.10.

Management Response:	If diffuse knapweed frequency fails to decrease, additional research of potential management options will be initiated and adaptive management strategies will be implemented by end of FY 2006.

Example 2:

Management Objective:	Maintain mean frequency of bluebunch wheatgrass within the  shrubland cover type on the Limebelt Unit within 20% of the 1999 mean frequency (85%) between FY 2000 and FY 2005.

Sampling Objective:	Be 95% certain of detecting a 20% change in frequency of bluebunch wheatgrass with a false change rate of 0.10.

Management Response:	Failure to maintain the minimum frequency will trigger a study examining interactions between “rest” and “disturbance” management regimens, climatic factors, and deer/herbivore grazing in the area; with alternative management measures implemented within four years after the first year the unacceptable level of decline is measured.

Example 3:

Management Objective:		Increase mean stem density and percent cover of quaking aspen and water birch trees by 30% within ephemeral and permanent wetlands on the Chesaw Unit by end of FY 2008.

Sampling Objective:		90% certain of detecting a 20% change in stem density and percent cover of aspen and cottonwood trees with a false change rate of 0.10.

Management Response:	Failure to meet the objective will result in more intensive monitoring to determine the cause of the failure, and implementation of adaptive management by end of FY 2010

Example 4:

Management Objective	Restore 80 acres of abandoned cropland to native like shrub-steppe habitat on the Scotch Creek Unit by the end of FY 2003.

Sampling Objective:		Establish pre and post photo plots and photo-document at target years 0, 1, 3, 5, 10.  Conduct pre and post planting surveys at target years 0, 1, 5, 10. Conduct weed surveys annually.

Management Response	Reseed and control weeds as necessary on an annual basis.

Table 3.  Habitat variable measurement techniques for HEP surveys and vegetation monitoring transects.

| Variable | Measurement Technique |
| --- | --- |
| Percent sagebrush cover (mean) | Line intercept |
| Mean sagebrush height | Graduated rod/tape measure |
| Shrub species | Ocular identification |
| Topography/topographic diversity | Topographic map/GIS map |
| Aspect | Compass/topographic map |
| Size of wintering area | Aerial photograph/GIS map |
| Percent grass cover (includes residual vegetation) | ½ square meter rectangle plot frame (0.5x1.0 meter) |
| Percent forb cover (includes residual vegetation) | ½ square meter rectangle plot frame (0.5x1.0 meter) |
| Mean height herbaceous/residual vegetation | Tape measure |
| Percent shrub cover (mean) | Line intercept |
| Mean shrub height | Graduated rod/tape measure |
| Percent slope | Clinometer/topographic map |
| Visual obstruction reading (VOR) for general area | Robel pole (Robel et al.) |
| Percent of area with VOR 2 decimeters | Robel pole |
| Percent herbaceous plant cover | ½ square meter rectangle plot frame (0.5x1.0 meter) |
| Percent herbaceous cover composed of grass | ½ square meter rectangle plot frame (0.5x1.0 meter) |
| Distance to perch sites | Estimated/tape measure |
| Percent cover preferred/all shrubs 1.5 meters | Line intercept |
| Number of preferred shrub species | Line intercept/direct count |
| Presence of agricultural crops | Aerial photographs/direct observation |
| Road density | Topographic/county maps |
| Percent evergreen canopy 1.5 meters in height | Line intercept |

Vegetation Monitoring Statistics

Background

The following paragraphs are intended to provide a cursory review of the statistical concepts needed to analyze M&E data.  The references and computer software/shareware programs listed at the end of this section provide detailed statistical theory and/or can be used to determine sample size and interpret data.

If management objectives require detecting change from one period to another in some average value such as a mean or proportion, then statistical analysis consists of a significance test, also called a hypothesis test.  This situation occurs in monitoring and involves analysis of two or more samples from the same monitoring site at different times (generally two or more years of data), (BLM 1998).

The primary question asked is whether or not there has been a true change in the parameter of interest over a particular period of time.  In other words, significance tests are used to assess the probability of an observed difference being real or the result of the random variation that comes from taking different samples to estimate the parameter of interest.  The parameters of interest are usually means and proportions.

A hypothesis is a prerequisite to the use of a significance test.  In monitoring, this hypothesis is usually that no change has occurred in the parameter of interest.  The “no change” hypothesis is known as the “null” hypothesis (HO).  If after applying a significance test the conclusion is that the observed change in a parameter between two or more years is not likely do to stochastic variation, then the null hypothesis is rejected in favor of an alternative hypothesis (HA) i.e., that there has been a change in the parameter of interest (if change is detected it also important to note the direction of change).

To test the null hypothesis the difference between the two sample means must be quantified with a “test statistic” (Glantz 1992). When the test statistic is sufficiently large, the null hypothesis of no difference between population means is rejected.  Evaluators specify, in advance, how large the test statistic must be in order to reject or accept the null hypothesis by specifying a critical or threshold significance level (P value).

The P value is the probability of obtaining a value of the test statistic as large or larger than the P value computed for the data when in reality there is no difference between the two populations.  For example, if through the analysis a P value of 0.18 is derived and the chosen test statistic threshold value is 0.20, then we conclude that the true population mean has changed. There is an 18% chance that the conclusion is wrong (that no true change has occurred and that a false change error has been committed).  In contrast, if the P value from the analysis were 0.85, we would conclude the true population mean has not changed, because the calculated value is larger than the threshold P value of 0.20 (there is a possibility that a missed change error has occurred).   Actual data analysis P values should be reported (instead of reporting: P < 0.20, report P = 0.18).

It is recommended that evaluators use a P value of 0.10 or 0.05 for threshold values in this M&E program (evaluators will consult with Vegetation Management Team members before changing the recommendations). Furthermore, evaluators will document the rationale for selecting P values other than 0.10 or 0.05.

Statistical Tests

Significance tests used to analyze data for the differences between the means and proportions of two or more samples are listed on Table 4.   Means include measures such as percent cover, density, and height while proportions refer primarily to frequency measurements. The tests listed in Table 4 are not all inclusive. If used as recommended, however, data analysis will be standardized and consistent between mitigation projects.

Table 4. Significance tests/recommendations for monitoring and evaluation data analysis.

| Significance Test | Analyzes: | Used to Analyze: | Recommended for use: |
| --- | --- | --- | --- |
|  | Means | Proportions |  |  |
| One-tailed t test | Yes | No | Independent samples | Limited |
| Two sample t test | Yes | No | Independent samples | Yes |
| Paired t test | Yes | No | Paired samples | Yes |
| Analysis of variance | Yes | No | Independent samples | Limited |
| Chi-square test | No | Yes | Independent samples | Yes |
| McNemar’s test | No | Yes | Paired samples | Yes |

Statistical software packages to determine sample size and conduct significance tests are commercially available (Pass 2000, NCSS, Statistix etc.), or through shareware programs such as “STPLAN” at  (click on “Free computer code from the Section of Computer Science,” click on “Software” then go to “STPLAN” and follow instructions).  In addition, both Microsoft and Corel spreadsheets include significance test programs.

Two excellent hard copy publications that are readily available are BLM Technical Reference 1730-1, Measuring and Monitoring Plant Populations (copies available from: BLM National Business Center, BC-650B, P.O. Box 25047, Denver, Colorado 80225-0047), and Biostatistical Analysis, 4th edition by J.H. Zar (published by Prentice Hall available through most book stores).

Monitoring (Wildlife)

Wildlife monitoring efforts at the SCWA are dominated by sharp-tailed grouse lek counts and shrub steppe bird surveys. Small mammal surveys will be initiated in 2002 or 2003. Although hunter bag checks, and big game are conducted, the following paragraphs will expand only upon sharp-tailed grouse and shrub-steppe bird surveys, and small mammal transects. Do to the sensitive nature of lek locations, a lek map is not been included in this proposal but is available to ISRP members on request.

Sharp-tailed Grouse

The abundance and distribution of Columbian sharp-tailed grouse have clearly declined within the state of Washington (Yocom 1952; Buss and Dziedzic 1955; Hays et al. 1998; Schroeder et al. 2000).  In 1998, these declines lead to the state listing of the Columbian sharp-tailed grouse as a threatened species in Washington (Hays et al. 1998).  The long-term decline in the status of sharp-tailed grouse has been attributed to the dramatic alteration of native habitat due to cultivation and degradation (Buss and Dziedzic 1955; McDonald and Reese 1998).  The native habitats include grass-dominated nesting habitat and deciduous shrub-dominated wintering habitat, both of which are critical for sharp-tailed grouse (Giesen and Connelly 1993; Connelly et al. 1998).

Most of the leks that were surveyed between 1954 and 1969, including those on and near what is now the SCWA, were relatively large and opportunistically visited by members of bird-watching organizations and personnel of the Washington Department of Fish and Wildlife (Department of Game at that time).  Surveys of leks prior to 1970 typically consisted of a single count of the birds attending a lek during the breeding season and they did not represent a standardized effort.  The Washington Department of Fish and Wildlife and the Colville Confederated Tribes expanded the surveys between 1970 and 1989, including additional searches for new and/or previously undiscovered leks and multiple ( 2) visits to specific leks.  Between 1990 and 2000 personnel of the Washington Department of Fish and Wildlife, The Colville Confederated Tribes, and The Nature Conservancy attempted to visit all sharp-tailed grouse leks in Washington on  2 occasions.

Attendance numbers for lek complexes were analyzed by using the highest number of birds observed on a single day for each lek complex for each year. Average attendance at all lek complexes was used as a method to evaluate annual population change and to provide a technique for comparing populations of sharp-tailed grouse in Washington with populations in other regions (Connelly et al. 1998).  Rates of population change were analyzed by comparing the total number of birds counted at all lek complexes counted in consecutive years; or in 2 cases in the 1960s, 2 year intervals.  Because sampling was occasionally biased by size and accessibility of lek complexes, lek complexes not counted in consecutive years or on both ends of a specific 2 year interval were excluded from the sample for that specific interval. Annual rates of population change were then used to estimate annual spring populations backward between 2000 and 1960.  The 2000 initial population was estimated by multiplying lek attendance numbers for each lek complex by 2; this technique assumes that lek counts include mostly males and that the male:female sex ratio is approximately 1:1 (Hays et al. 1998).

The average maximum count of birds on lek complexes was 9.9 for 744 annual counts between 1960 and 2000.  Counts on lek complexes averaged 9.3 for 21 leks in 2000.  Average attendance at lek complexes between 1960 and 1999 tended to decline at an annual rate of 1.4%.  The 2000 population estimate was 585: 350 at Nespelem; 188 at Swanson Lakes; 60 at Dyre Hill; and 106 in the Okanogan River areas (Tunk Valley, Greenaway Spring, Chesaw, Horse Springs Coulee, and Scotch Creek). Lek counts at SCWA are described on Table 5.

Table 5. Scotch Creek Wildlife Area sharp-tailed grouse lek count results from 1992 to 2000.

|  | Year/Number of Grouse |
| --- | --- |
| Lek | 1992 | 1993 | 1994 | 1995 | 1996 | 1997 | 1998 | 1999 | 2000 | Total |
| Chesaw | 1 | 10 | 3 | 3 | 1 | 6 | 0 | 2 | 2 | 28 |
| Scotch Cr. | 2 | 1 | 1 | 8 | 5 | 3 | 5 | 6 | 6 | 37 |
| Happy Hill | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| Happy Hill NW | 2 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 2 |
| Happy Hill SE | 5 | 1 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 8 |
| Happy H. Honey L. | 2 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 2 |

The total number of Columbian sharp-tailed grouse in Washington was estimated to be 585 in 2000, consisting of eight relatively distinct populations.  The distribution of sharp-tailed grouse declined about 97% from historic levels and the overall abundance declined about 94% since 1960; declines in the remaining populations also have been dramatic (73 - 96% since 1970).

Figure 19. Lek survey counts for four sharp-tailed grouse populations.

Lek survey counts for four sharp-tailed populations in northeast Washington are compared in Figure 19.  The population decline on the CCT Reservation in 1999 is due to incomplete data for that year.

Breeding Bird Diversity and Density

Breeding bird surveys have been conducted on the Scotch Creek and Chesaw Wildlife Areas Units since 1993 (Schroeder, 2000).  Birds are important components of biological diversity in most ecosystems. Monitoring the health and long-term stability of bird communities can provide an important measure of overall environmental health (Morrison 1986). Birds are good environmental monitors for several reasons: many species can be monitored simultaneously with a single method, methods for monitoring are well understood and standardized, birds occupy all habitat types, and as a community represent several trophic levels and habitat use guilds. Monitoring species abundance, community diversity, and trends provides information that can be used to determine the effectiveness of management actions in moving towards conservation goals.

Perhaps more than any other species or community proposed for monitoring, land birds present the opportunity for standardized data collection that can be incorporated into national monitoring programs. Dovetailing our monitoring efforts with national monitoring efforts can be important in interpreting the results of our monitoring efforts. Many species of birds are neo-tropical migrants whose populations are effected by factors remote from the data collection point. Standardized methods allow for recognition of declines in abundance or diversity as a local phenomenon (triggering a change in local management) or a broader scale phenomenon that does not necessarily implicate failed management at the local level.

Methods

Point counts will be used to monitor land birds on this project. Point counts are the most widely used quantitative method used for monitoring land birds and involve an observer recording birds from a single point for a standardized time period (Ralph et al. 1995). The methodology follows the recommendations of Ralph et al. (1995) and is consistent with the methodology employed by the U.S.D.A Forest Service Northern Region Land bird Monitoring Project (Hutto et al. 2001) and recommendations for the Idaho Partners in Flight Bird Monitoring Plan (Leukering et al 2000).

A ten-minute point count will be conducted at each of the randomly selected permanent sample points within a cover type. All points will be visited a minimum of two and preferably three times during the breeding season (mid-May to early July) with a minimum of 7 days between counts.  Point counts should be started at 15 minutes after official sunrise and completed by 10:00 a.m. Weather conditions should be warm and calm enough for bird detection by sight or sound. All birds seen or heard within the 10-minute count period are recorded. During the count, data should be recorded in three time periods (0-3 minutes, 3-5 minutes, and 5-10 minutes). This will allow the data to be partitioned or pooled for comparison to the U.S. Fish and Wildlife breeding bird survey data, research data reported in the literature that commonly use 5-minute point counts, and 10-minute point count data recommended and collected by national bird monitoring programs. Field observers should be highly qualified to detect birds by sight and sound. Fixed-radius plots (where the radius is arbitrarily small) reduce the interspecific difference in delectability by assuming that: a) all the birds within the fixed radius are detectable; b) observers do not actively attract or repel birds; and c) birds do not move into or out of the fix-radius during the counting period. This allows for comparisons of abundance among species. Unlimited radius plots maximize the amount of data collected because they include all detections and are appropriate when the objective is to monitor population changes within a single population (Ralph et al. 1995). Birds should be tallied in two distance bands, one 0-50 meters from the point center and one >50 meters from the point center. This will maximize data collection while permitting interspecific analysis. If density estimation is desired then additional distance data must be collected. However, density estimation is beyond the scope of this monitoring plan. Additional information on establishing point count stations, data collection, and sample data forms can be found by referencing Ralph et al. (1993, 1995) and Huff et al. (2000).

Data Analysis

Data will be pooled both within cover types, and across cover types within land management units. The mean number of detections per point (by species) within a cover type will used as an index to species abundance. Abundance across cover types within a land management unit will be expressed as the grand mean of the individual cover-type data pooled across the land management unit and weighted by the proportionate areal extent of each cover type. Trend analysis on abundance data will be done by regressing abundance on time and testing the null hypothesis that the slope of the regression is equal to 0 (Zar 1984). Regression analysis will not be conducted with less than 6 data points. The Shannon-Weaver information function (H') will be used to measure land bird community diversity, and Pielou's equitability index (J') will be used to measure the evenness of species distribution with in the community (Hair 1980). Diversity indices will be compared using a t-test following methodology described by Hutcheson (1970) and Zar (1984). A species list will also be developed as a measure of diversity. The species list will be developed and supplemented with incidental sightings from throughout the year.

Small Mammals

The small mammal community is an important component of biological diversity in most ecosystems. Small mammals act as seed dispersal agents, their burrowing disturbs soil and creates microsites for seedling development, and they provide a prey base for higher trophic level consumers. Monitoring species abundance, community diversity, and trends provides information that can be used to determine the effectiveness of management actions in moving towards conservation goals.

Methods

Small mammal populations will be sampled by snap trapping with museum special traps at the randomly selected sample points. Traps will be baited with a mixture of peanut butter and rolled oats. An array of traps will be laid out as follows. A 100-meter baseline transect centered at the sample point and running along a random compass bearing and its back azimuth will be established. From the baseline transect, five 50-meter long trap-lines that are centered on and run perpendicular to the baseline transect at 25-meter intervals will be established. Pairs of museum special snap traps will be placed at 12.5-meter intervals along the trap-lines. Trapping will be conducted for two consecutive nights yielding a total of 100 trap nights per sample point. Sample point, cover type, date of capture, and species will be recorded for each small mammal captured. Small mammals killed in snap traps will be disposed of off site.

Snap trapping will be the backbone of our small mammal sampling effort. However, snap traps are known to underestimate the relative abundance of shrews in the small mammal community (Mangak and Guynn 1987, McComb et al. 1991). Managers, at their discretion, may augment their snap trapping efforts with pit trap arrays. Trap night data from pit traps will be recorded separately from the snap trap data.

Data Analysis

Data be will be pooled both within cover types, and across cover types within land management units. An index of the abundance of each species within a cover type will be expressed as number caught/100 trap nights. Indices of abundance across cover types within a land management unit will be expressed as the mean of the individual cover type data pooled across the land management unit and weighted by the proportionate areal extent of each cover type. Trend analysis on abundance data will be done by regressing abundance on time and testing the null hypothesis that the slope of the regression is equal to 0 (Zar 1984). Regression analysis will not be performed with less than 6 data points. The Shannon-Weaver information function (H') will be used to measure small mammal community diversity, and Pielou's equitability index (J') will be used to measure the evenness of species distribution with in the community (Hair 1980). Diversity indices will be compared using a t-test (P=0.1) following methodology described by Hutcheson (1970) and Zar (1984). A species list of all mammals will be developed and supplemented with observations throughout each year.

g. Facilities and equipment

The Scotch Creek Wildlife Area is equipped with suitable farm equipment including tractors, implements, spray trucks, 4 wheeler ATVs, and vehicles.  In addition, adequate storage and shop facilities are present as is an on-site office and manager’s residence. The shop is equipped with a full compliment of small and medium size hand tools along with power equipment including drill presses and compressors. The office is equipped with necessary computer hardware and software along with email and fax capabilities.  Future potential equipment purchases include replacement vehicles, ATVs, spray equipment, crawler and farming implements.

h. References

| Reference (include web address if available online) | Submitted w/form (y/n) |
| --- | --- |
| Adkins, Jack. 1980. Upland game habitat development evaluation. Upland Game Investigations Completion Report Project W-70-R, Study IX. Washington Department of Fish and Wildlife. Olympia. 163p. | N |
| Ashley, P., and M. Berger. 1997. Columbia river wildlife mitigation habitat evaluation procedures report. Scotch Creek Wildlife Area, Berg Brothers, and Douglas County Pygmy Rabbit projects. Bonneville Power Administration. Portland, Oregon. 54p. Ashley, P., and M. Berger. 1999. Habitat suitability model mule deer (winter). Bonneville Power Administration. Portland, Oregon. 34p. Berger, M., and D. Kuehn. 1992. Chief Joseph Dam loss assessment. Washington Department of Fish and Wildlife. Olympia. | N N N |
| Berger, M., and M. Cope. 1992. Tracy Rock sharp-tailed grouse and Douglas County pygmy rabbit site specific management plan. Project Report 1992. Bonneville Power Administration. Portland, Oregon. 57p. | N |
| (BLM( Bureau of Land Management. 1998. Measuring and Monitoring Plant Populations, BLM Technical Reference 1730-1. BLM, Denver, CO. 477 p. | N |
| Buss, I. O., E. S. Dziedzic. 1955. Relation of cultivation to the disappearance of the Columbian sharp-tailed grouse from southeastern Washington. Condor 57:185-187. | N |
| Connelly, J. W., M. W. Gratson, and K. P. Reese. 1998. Sharp-tailed grouse (Tympanuchus phasianellus). No. 354. In A. Poole, and F. Gill, editors. The birds of North America. The Birds of North America, Incorporated, Philadelphia, PA. 20p. | N |
| Daubenmire, R. 1970. Steppe vegetation of Washington. Bulletin EB 1446. Washington State University Cooperative Extension. Pullman. 131p. | N |
| Giesen, K. M., and J. W. Connelly. 1993. Guidelines for management of Columbian sharp-tailed grouse habitats. Wildl. Soc. Bull. 21:325-333. | N |
| Glantz, S. A. 1992. Primer of biostatistics, 3rd edition. New York, NY: McGraw-Hill. | N |
| Greig-Smith, P. 1983. Quantitative plant ecology. 3rd edition, Berkeley: University of California Press. Hair, J. D. 1980. Measurement of ecological diversity. In Wildlife Management Techniques Manual. S. D. Schemnitz editor, The Wildlife Society, Washington D.C. 686 pp. | N N |
| Hays, D. W., M. J. Tirhi, and D. W. Stinson. 1998. Washington State status report for the sharp-tailed grouse. Washington Department of Fish and Wildlife. Olympia. 57p. | N |
| Hintze, J. L. 1999. NCSS/PASS 2000. Number Cruncher Statistical Systems. Dr. Jerry L. Hintze. Kaysville, Utah. | N |
| Howerton, Jack. 1986. Wildlife protection, mitigation and enhancement planning for Grand Coulee Dam. Washington Department of Fish and Wildlife. Olympia. 121p. Huff, M. H., K. A. Bettinger, H. L. Ferguson, M. J. Brown, and B. Altman. 2000. A habitat-based point-count protocol for terrestrial birds, emphasizing Washington and Oregon. Gen. Tech. Rep. PNW-GTR-501. Portland, OR: U.S. Department of Agriculture, Forest service, Pacific Northwest Research Station. 39 pp. Hutcheson, K. 1970. A test for comparing diversities based on the Shannon formula. J. Theoret. Biol. 29:151-154. Hutto, R. L., J. Hoffland, and J. S. Young. 2001. USDA Forest Service Northern region landbird monitoring project field methods 2001 west side monitoring. University of Montana Division of Biological Sciences, Missoula, MT. 25 pp. Leukering, T., D. Faulkner, and M. Carter. 2000. Monitoring Idaho's birds: a plan for count-based monitoring. Colorado Bird Observatory, Brighton, CO. 23 pp. Mangak, M.T., and D.C. Guynn. 1987. Pitfalls and snap traps for sampling small mammals and herptofauna. Am. Midl. Nat. pp. 284-288. McComb, W.C., R.G. Anthony, and K. McGarigal. 1991. Differential vulnerability of small mammals and amphibians to two trap types and two trap baits in Pacific Northwest forests. Northwest Science 65:109-115. | N N N N N N N |
| McDonald, M. W. 1998. Ecology of sharp-tailed grouse in eastern Washington. Thesis, University of Idaho, Moscow, Idaho, USA. | N |
| McDonald, M. W., and K. P. Reese. 1998. Landscape changes within the historical distribution of Columbian sharp-tailed grouse in eastern Washington: Is there hope? Northwest Science 72:34-41. Ralph, C. J., G. R. Geupel, P. Pyle, T. E. Martin, and D. F. DeSante. 1993. Handbook of field methods for monitoring landbirds. Gen. Tech. Rep. PSW-GTR-144, Albany, CA: Pacific Southwest Research Station, Forest service, U.S. Department of Agriculture; 41 pp. Ralph, C. J., J. R. Sauer, and S. Droege. 1995. Monitoring bird populations by point counts. Gen. Tech. Rep. PSW-GTR-149, Albany, CA: Pacific Southwest Research Station, Forest service, U.S. Department of Agriculture; 187 pp. | N N N |
| Ringold, P.L., Czaplewiski, R.L., Mulder, B.S.; Tolle, T., Burnett, K.1996. Adaptive monitoring design for ecosystem management. Ecological Applications 6 (3): 745-757. | N |
| Robel, R.J., J. N. Dayton, A.D. Hulbert. Relationship between visual obstruction measurements and weight of grassland vegetation. Journal of Range Management. 23: 295. | N |
| Schroeder, M. A., D. W. Hays, M. A. Murphy, and D. J. Pierce. 2000. Changes in the distribution and abundance of Columbian sharp-tailed grouse in Washington. Northwestern Naturalist 81:95-103. | N |
| (USFWS( United States Fish and Wildlife Service. 1981. Estimating Wildlife Habitat Variables, FWS/OBS-81/47, U.S. Department of the Interior, Washington, D.C. 111p. | N |
| Vander Haegen, W. M., F. C. Dobler, and D. J. Pierce. 2000. Shrub steppe bird response to habitat and landscape variables in eastern Washington, USA. Conservation Biology 14:1145-1160. | N |
| Vander Haegen, W. M., S. M. McCorquodale, C. R. Peterson, G. A. Green, and E. Yensen. 2001. Wildlife communities of eastside shrubland and grassland habitats. In D. H. Johnson and T. A. O'Neil, editors. Wildlife-habitat relationships in Oregon and Washington. University of Oregon Press, Corvallis, Oregon. | N |
| [WDFW] Washington Department of Fish and Wildlife. 1995. Washington State management plan for sharp-tailed grouse. Washington Department of Fish and Wildlife. Olympia. 99p. | N |
| [WDFW] Washington Department of Fish and Wildlife. 1995a. Washington State management plan for sage grouse. Washington Department of Fish and Wildlife. Olympia. 101p. | N |
| WDFW] Washington Department of Fish and Wildlife. 2000. Scotch Creek Wildlife Area mitigation management plan. Washington Department of Fish and Wildlife. Olympia. 161p. [WDFW] Washington Department of Fish and Wildlife. 2000. Priority Habitats and Species. Web site. Washington Department of Fish and Wildlife. Olympia. http://www.wa.gov/wdfw/hab/phspage.htm | N N |
| Yocom, C. F. 1952. Columbian sharp-tailed grouse (Pedioecetes phasianellus columbianus) in the state of Washington. American Midland Naturalist 48:185-192. Zar, J. H. 1984. Biostatistical Analysis. Prentice Hall, Englewood Cliffs, NJ. 718 pp. | N N |

# Section 10 of 10. Key personnel

Jim Olson

1514 Conconully Highway

Okanogan, WA.  98840

Telephone (509) 826-4430

## EXPERIENCE:

•	Wildlife Area Manager.  Washington Department of Fish and Wildlife, Okanogan WA.

5/92 to Present.  Manage 30,000 acres of public lands in north central Okanogan county, including the Scotch Creek Wildlife Area for the protection and recovery of the Columbian sharp-tailed grouse, a state-threatened species.

•	Fisheries Biologist.  Washington Department of Fish and Wildlife, Ellensburg WA.  4/90 to 5/92.  Collect baseline data for resident trout/salmon interactions study on the Yakima River system.

•	Fisheries Biologist/Commercial Fisherman.  Alaska Department of Fish and Game and various commercial boat operators.  6/80 to 4/90.  I was either involved with harvest data collection for the State of Alaska or the commercial harvest of Salmon, Halibut, and King Crab in southwest Alaskan waters.

### EDUCATION:

•	Bachelor of Science, Wildlife Biology. University of Montana, Missoula, Montana, 1980.

•	High School: West Valley High School, Yakima, WA.  1972

•	Additional Qualifications and Skills: reserve officer with Washington Department of Fish and Wildlife, pesticide operator’s license, pilot car operator’s license, commercial drivers license, 4x4 and ATV handling, CPR and first-aid certification, desktop computer operation, personnel management, bookkeeping, orienteering and map-reading, Habitat Evaluation Procedure (HEP) certification.

### REFERENCES:

•	Available upon request.

# TODD BAARSTAD

2236 N. 4th Ave.

Okanogan, WA.  98840

Telephone (509) 422-5794

### EXPERIENCE:

Wildlife Area Assistant Manager.  Washington Department of Fish and Wildlife, Okanogan, WA.  8/97 to Present.  Assist with the management of 15,000 acre Scotch Creek Wildlife Area for the protection and recovery of the Columbian sharp-tailed grouse, a state threatened species.

Wildlife Habitat Assistant.  Washington Department of Fish and Wildlife, Sunnyside and Brewster, WA.  4/95 – 8/97.  Habitat development and improvement to benefit upland wildlife and waterfowl including tree and shrub planting, farming of various grain crops, agricultural and rangeland weed control, wildlife surveys, bird banding and general equipment maintenance.

Biological Technician.  U.S. Forest Service, Wallace Idaho.  6/90 – 11/91.  Selected to supervise a crew of 4 employees in the collection of wildlife use inventory, fish habitat typing, fisheries and watershed improvements, project planning for fish, wildlife and watershed improvements and fire suppression duty.

### EDUCATION:

College:  Bachelor of Science, Wildlife Resources,  University of Idaho,  1991.

High School:  Shorecrest HS, Seattle, WA.  1986

### REFERENCES:

Available upon request.

# MIKE NELSON

71 Byers Road

Oroville, Washington 98844

Telephone (509) 485-2082

## EXPERIENCE:

•	Habitat Technician II.  Washington Department of Fish and Wildlife, Okanogan, WA.  8/94 to 3/01.  Habitat development and improvement including farming of food and cover plots, agricultural and rangeland weed control, wildlife surveys, grounds and equipment maintenance.

•	 Farmer/Ranch hand.  Double S Herefords, WA.  3/92 to 8/94.  General farm and ranch labor to include equipment operation and maintenance.

EDUCATION:

•	High School:  Oroville High School, Oroville, WA.

### REFERENCES:

•	Available upon request.

ADDITIONAL STAFF:

In addition to permanent SCWA management staff, a temporary Washington Conservation Crew of four is employed for 6 months per year to assist with fence maintenance, weed control and other labor-intensive activities.  WDFW wildlife biologists assist SLWA staff with monitoring wildlife populations and vegetation. WDFW Vegetation Management Team Members assist with design and implementation of habitat manipulation/farming practices.

# Footnotes

Sharp-tailed grouse surveys are listed under Goal 1, Objective 1. WDFW research/wildlife biologists will assist SCWA personnel monitor wildlife population responses.

It is assumed that if  bluebunch wheatgrass and needle and thread bunchgrasses are well represented within the plant community, general habitat quality and vegetation diversity is good.

Grass and shrub species recommendations provided by WDFW Vegetation Management Team member Chuck Perry on May 2, 2000.

Approximately a 37 foot radius.

Analysis of variance (ANOVA) is used when three or more years of data is analyzed.

# Text boxes

Shrub plantings

Grass/forb seedings