# Bonneville Power Administration

# FY 2003 Provincial Project Review

# PART 2. Narrative

Project ID:	29038

Title:	Supplement Summer Steelhead Eightmile Creek/Chewuch

# Section 9 of 10. Project description

a. Abstract

The project includes the design and re-development of existing ponds on the Mason property on Eightmile Creek and will expand the present use to include acclimation for endangered summer steelhead. A new “natural” outfall connection from the last pond to Eightmile Creek will be constructed to replace the piped outfall connection in place and utilized in past acclimation efforts on this site. The existing irrigation canal will provide water for the ponds and outfall channel, however, a supplemental well will be installed to accommodate “mix water” and to allow for filling the pond in early spring (non-consumptive).

Additional control structures between ponds will be designed to address water supply and water balancing between the ponds and the outflow channel. Alarm and feeding systems will be installed prior to the introduction of steelhead pre-smolts for acclimation. Personnel, from Washington Department of Fish and Wildlife Methow Hatchery Program (Winthrop Facility) will be the primary operator of the facility with steelhead pre-smolts supplied from the Wells Dam Hatchery. A long term operating agreement has been discussed and tentatively reached with the landowner and will be finalized once funding is secure.

It is anticipated that design and permitting efforts will occur late 2002 and early 2003 with construction of the water supply system, pond re-development, and outfall connection revisions occurring in late 2003 when water table and stream levels are low. The first opportunity anticipated to acclimate steelhead pre-smolts would be March 2004. The maximum number of fish anticipated for this facility is 25,000 annually.

This supplementation project targets endangered summer steelhead and is envisioned to “sunset” at a time when the naturally produced population becomes self-sustaining. When acclimation ceases, it is anticipated that the pond and associated components convert to long term off channel and over-wintering habitat for natural fish populations.

b. Technical and/or scientific background

A 1996 NMFS status review of west coast steelhead populations (including the Methow Subbasin) concluded that the naturally produced steelhead population in the upper Columbia River ESU is not self-sustaining. The total abundance within the steelhead ESU is stable or has increased in recent years; however, this is attributed to hatchery supplementation programs with hatchery production comprising 81% of the spawning escapements to the Methow and Okanogan Rivers. NMFS concluded in their status review that this ESU might not exist today if it weren’t for hatchery production based on indigenous stocks. ( Methow Subbasin Summary).

Steelhead in the Upper Columbia River ESU were listed as Endangered by NMFS on August 18, 1997. The Wells Hatchery population is considered a part of the Upper Columbia ESU because it was founded from a mixture of native populations (result of the GCFMP), retains genetic resources of steelhead populations above Grand Coulee Dam that are now extinct (NMFS Section 7 Biological Opinion for Section 10 Permit 1094, 1998), and was considered essential for recovery in this ESU. Currently, roughly 65% to 80% of the naturally producing population is hatchery derived. The incorporation of naturally produced origin adults into the hatchery broodstock, supports a close genetic resemblance between the natural and hatchery populations in the Methow Subbasin population (Methow Subbasin Summary).

Production from both Wells Hatchery and Winthrop NFH are derived from fish trapped at Wells Dam west fish ladder and are consistent with objectives and strategies contained in the ESA-Section 10 Permit 1094, Wells Settlement Agreement, Biological Assessment and Management Plan for Mid-Columbia River Hatchery Program, Final Joint WDFW Tribal Wild Salmonid Policy, Upper Columbia steelhead management Conservation Plan and goals outlined in development of the Mid-Columbia Mainstem Conservation Plan. (Methow Subbasin Summary).

Wells Dam Hatchery currently provides the majority of the steelhead production for the Methow Subbasin as part of the Wells Dam Settlement Agreement in 1990. The hatchery’s production objective is 350,000 steelhead smolts destined for the Methow Subbasin (NMFS 1998). The Winthrop NFH also contributes 100,000 steelhead smolts to artificial production in the Methow Basin as part of the GCFMP. The entire Methow Subbasin steelhead production is derived from broodstock collections on the west ladder at Wells Dam. The current broodstock objective is to collect a maximum of 420 adult steelhead from the run-at-large. Adults are held at Wells Hatchery until maturity. Spawning, incubation and rearing all take place at Wells Hatchery. Stocking is conducted primarily as scatter plantings throughout the upper Methow Basin, including upper Methow River, Gold Creek, Eight Mile Creek, Early Winters Creek, Chewuch River, Lost River and Twisp River. Throughout the 1980s smolt production was very high, peaking with brood years 1981 and 1987. Since 1994 production has generally been consistent with the 350,000 smolt objective. Hatchery return rates were variable for brood years 1986/87 through 1993/94 with a return rate average of 1.0% (Methow Subbasin Summary).

Naturally produced steelhead in the Methow Subbasin persist at threshold population levels making it difficult to provide a substantial infusion of naturally produced steelhead to complement the hatchery broodstock. Nevertheless, at this time the hatchery program plays an important role in sustaining the steelhead population in the Methow Subbasin. (Methow Subbasin Summary).

c. Rationale and significance to Regional Programs

2000 Fish and Wildlife Program

The Vision Statement for the 2000 Fish and Wildlife Program states:

"The vision for this program is a Columbia River ecosystem that sustains an abundant,

productive, and diverse community of fish and wildlife, mitigating across the basin for the adverse effects to fish and wildlife caused by the development and operation of the hydrosystem and providing the benefits from fish and wildlife valued by the people of the region. This ecosystem provides abundant opportunities for tribal trust and treaty right harvest and for non- tribal harvest and the conditions that allow for the recovery of the fish and wildlife affected by the operation of the hydrosystem and listed under the Endangered Species Act."

The Vision Statement further indicates:

"Wherever feasible, this program will be accomplished by protecting and restoring the natural ecological functions, habitats, and biological diversity of the Columbia River Basin. In those places where this is not feasible, other methods that are compatible with naturally reproducing fish and wildlife populations will be used. Where impacts have irrevocably changed the ecosystem, the program will protect and enhance the habitat and species assemblages compatible with the altered ecosystem. Actions taken under this program must be cost-effective and consistent with an adequate, efficient, economical and reliable electrical power supply."

The proposed project will:

- Mitigate for hydropower affects

- Enhance wild production by providing a “natural rearing” facility.

- Assist in the recovery of two Columbia Basin ESU's listed as Endangered under ESA and one DPS listed as Threatened.

- Upon recovery, ultimately lead to both tribal and non-tribal harvest opportunities, and

- Is cost-effective due to ability to utilize a site with out need for acquisition.

Meets criteria identified in the strategy section of the 2000 Columbia River Basin Fish and Wildlife Programs compromised habitat section:

"Where the habitat for a target population is absent or substantially diminished and cannot reasonably be fully restored, then the biological objective for that habitat will depend on the biological potential of the target species. The objective also is to restore the population of the target species up to the sustainable capacity of the restored habitat. Sustained supplementation in a limited fashion is a possible policy choice in this instance”.

Meets criteria identified in the Subbasin Summary (Fish Goals and Strategies -WDFW):

Objective 1; Recover ESA listed upper Columbia spring chinook salmon and summer steelhead trout in the Methow Subbasin to a level that supports a harvestable surplus.

Strategy 1.		Determine adult to adult and smolt to adult return rate for naturally and hatchery produced fish.

Strategy 3. 		Enlarge existing hatchery facilities and construct additional facilities to increase effectiveness, not through quantity but through quality, of the hatchery programs to supplement natural production.

Strategy 8. 		Use only locally adapted brood fish for artificial production.

Strategy 10. 	Design and implement shared monitoring and evaluation goals and objectives specific to the upper Columbia River steelhead artificial production program.

Strategy 11. 	Develop new and modify existing acclimation facilities to improve distribution of spawners at return and reduce point source impact of direct plants (Upper Methow, Early Winters, upper Chewuch, upper Twisp and Lost rivers).

Strategy 13. 	Maintain supplementation programs for spring chinook and summer steelhead.

Meets criteria identified in the Subbasin Summary (Research, Monitoring and Evaluation

-WDFW)

The recovery and enhancement activities for summer steelhead in the Methow Subbasin involve adult supplementation using a single broodstock source derived from steelhead stock endemic to the Methow and Okanogan rivers. Adult supplementation programs, like most hatchery programs require evaluation to help minimize impacts to natural populations and to assess the efficacy of the production activities toward recovery and enhancement. Evaluation, research and monitoring efforts will include:

- Estimating the reproductive potential of hatchery and wild steelhead in the natural environment.

- Evaluating the migration preparedness of smolts released into the Methow River and providing an assessment of volitional releases versus scatter planting.

- Assessing the need and the feasibility of developing a broodstock collection location on the Methow River in an effort to maintain and enhance local tributary stock attributes

- Determining the natural cohort replacement rate for steelhead in the Methow Subbasin.

This project provides the site to facilitate studies identified in the Methow Subbasin Summary and provides the only identified site available on Eightmile Creek. This satellite acclimation facility assists in maintaining ongoing supplementation programs and provides for improved distribution of summer steelhead in the basin.

Meets criteria identified in the National Marine Fisheries Service 2000 FCRPS Biological Opinion RPA’s:

RPA #184; The action agencies and NMFS shall work within regional prioritization and congressional appropriation processes to establish and provide the appropriate level of FCRPS funding for a hatchery research, monitoring, an devaluation program consisting of studies to determine whether hatchery reforms reduce the risk of extinction for Columbia River basin salmonids and whether conservation hatcheries contribute to recovery.

This project provides a Chewuch subbasin site and appropriate habitat conditions to study these approaches to recovery. Natural rearing protocol will be followed. Habitat design, enhancement measures, and facility operations will be consistent with “Natural Rearing” approaches. Features of natural rearing system include;

- Natural substrate materials, such as sand and gravel. A mix of such materials is preferred, so that there is complex substrate habitat.

- Substrate materials will be roughly the same color as natural background colors. This allows fish to behaviorally and physically (pigments) adapt to natural conditions.

- In water structures, such as large woody debris or tree branches.

- Overhead cover and shade will be retained during pond construction

- Predator avoidance training. This includes undertaking feeding in a manner that does not allow fish to associate human activities or other external/surface activities with food supply

- Using underwater feeding equipment. This assists in training fish to search for food where it is naturally produced, in training fish to avoid the surface where they would be more prone to predation by avian predators.

- Additionally, plastic rings that have been strung with camouflage netting will be floated on the ponds. These hoops will assist in predator control, as well as enhancing physical habitat traits that are consistent with the natural rearing concept.

In addition, a Hatchery Genetics Management Plan (HGMP) will be developed for this program, consistent with NMFS criteria.

d. Relationships to other projects

Existing and past efforts by BPA in the Methow Subbasin span a broad range of activities. In many cases the habitat restoration work, educational activities, improvements to irrigation systems, etc., undertaken within the Methow Subbasin represent cooperative efforts of various combinations of local government, private organizations, private citizens, tribes and state agencies. The following list provides an overview of Chewuch Basin activities that have relevance to the Eightmile facility proposed, directly or indirectly.

BPA Project # 9604000 Mid-Columbia Coho Feasibility Reintroduction Study, Yakama Nation- This project was initiated in 1996. The project is designed to gather data and develop and implement plans for coho restoration in the Methow, Entiat, and Wenatchee river basins in concert with various state and federal agencies. The project is centered on the development of a localized broodstock while minimizing potential negative interactions among coho and listed and sensitive species. Juvenile coho from appropriate lower river hatcheries are acclimated in ponds or hatcheries prior to release. As the program transitions from the exclusive use of lower Columbia River hatchery coho to ultimately the exclusive use of in-basin returning broodstock during the development of a locally adapted broodstock, it is expected that positive trends in smolt-to-adult survival will be observed. The progeny of adult returns will initially be released into areas of low risk to listed species and will be allowed to return as adults to spawn naturally. Monitoring and evaluation activities in the Methow Subbasin have focused on evaluating the success of broodstock development, associated survival rates, and examining interactions between coho and listed species, particularly spring chinook salmon, steelhead, sockeye salmon and bull trout. The mid-Columbia coho reintroduction feasibility study relies on the transfer of non-basin specific information from the Wenatchee and Yakima River basins where concurrent releases of coho and associated studies are occurring. Studies designed to examine the impact of direct predation by hatchery coho on salmonid fry have been conducted in the Wenatchee and Yakima River basins. Snorkel surveys to determine the abundance of residual hatchery coho have been conducted annually in the Methow, Wenatchee, and Yakima Subbasins following volitional releases. Studies to examine chinook redd superimposition by later spawning coho salmon, microhabitat use and overlap by naturally spawned coho salmon, and carrying capacity are currently ongoing or planned for 2002. The Eightmile Creek site has been utilized for past acclimation and release for this program.

Respect the River (Project #9026, USFS). Respect the River is an ongoing interpretive and public contact program that started out with informational/educational signs along the Methow River and its tributaries. The program has been repeatedly expanded to include both media and one-on-one contacts with river users and to include numerous additional drainages within the Methow Subbasin.

Twisp River Acclimation Ponds - Methow Salmon Recovery Foundation (MSRF). Twisp River steelhead supplementation program, utilizing WDFW Wells Hatchery stocks. Project is scheduled to provide initial acclimation in the spring of 2002. Pond development and river channel connection were accomplished in 2001. Site will utilize “natural rearing” techniques for ongoing steelhead acclimation with a “sunset” provision to allow the ponds to be used as future off-channel habitat.

Methow Conservancy Riparian Habitat Project, 1997-2001 (Funded by State of Washington Interagency Committee for Outdoor Recreation). In March of 1997, the Methow Conservancy was awarded a $500,000 grant (later amended to $550,000) from the State of Washington Interagency Committee for Outdoor Recreation (IAC) to be used for the facilitation or purchase of conservation easements that would protect riparian habitat in the Methow Watershed for perpetuity. By the summer of 2001, nine property owners, representing 526 acres and over $930,000 of donated easement value had completed these voluntary conservation restrictions on their properties. The areas include riparian/agricultural lands on the mainstem Methow River and the Little Cub Creek (Rendezvous) complex, an important, upland watershed of the Chewuch River, a tributary of the Methow. Landowners have created protective buffer zones along the critical riparian areas near the river and creeks, have agreed to forest management and land use plans to promote values of watershed and wildlife enhancement, and have agreed that this is to be done for perpetuity. The Methow Conservancy as 'holder' of these easements has a contractual duty to annually monitor these properties for compliance with the terms of the easements and support landowner stewardship where possible.

Skyline Ditch. Repaired the headgate at the Skyline Ditch diversion on the Chewuch River and replaced the delivery ditch with pipe in a high water loss area.

Restored riparian vegetation in a mile long dispersed recreation area near the Chewuch River. Activities included road obliteration, fencing, seeding in meadow areas, stream bank re-grading and re-vegetation with associated large woody debris (LWD) placement in key locations. Construction of a bar apex jam to retain and encourage development of off-channel habitat areas. Placement of non-anchored log complexes within the off-channel area for cover.

Enhanced and added road slope protection in a large side channel of Chewuch. Activities included: 1) development of a smaller pilot-channel across and island to deflect flow away from the road slope and provide future side channel development opportunities; 2) construction of lateral bar jams to deflect flow into the new side channel; and 3) construction of a large chaotic crib structure to protect the road slope while providing instream habitat and cover.

Opened .5 mile side channel to increase year-round flow for juvenile rearing and flood refugia habitat. Enhanced the stream channel with 6 LWD complexes to provide summer and winter cover. Investigated ground water relationships to alluvial fan geomorphology as it relates to side channel development and winter habitat availability.

Restored access to flood channels on a channelized alluvial fan. Activities included the excavation of portions of constructed boulder berms to bankfill level and reshaping connections to the main flow to prevent sub-surface flow during summer.

Addition of 6 LWD structures to a depositional area of the Chewuch in order to maintain an off–channel area, provide hiding cover and shading. Also, restoration of riparian area in a dispersed campsite.

Established a native plant collection and propagation program for re-vegetation projects in the Methow. Propagation methods include transplants, shrub, tree and forb rooted cuttings, and seed collection and propagation to container stock. Project includes work with local and regional nurseries to propagate plants.

Monitoring of 6 restoration projects completed in 1996 & 1997. Monitoring includes re-vegetation success, large woody debris structures, channel geometry, sediment, habitat condition, hydrology and fish presence.

Summer steelhead hatchery supplementation program. Funded by Douglas County Public Utility District as part of the Wells Dam Settlement Agreement. Operation and management of the Wells Dam Hatchery for the production of ESA-listed upper Columbia River steelhead in the Methow Subbasin. The program collects broodstock and spawns, incubates and releases approximately 350,000 steelhead smolts in to the Methow Basin annually. It also provides the egg source for the 100,000- steelhead smolts stocked annually in to Methow Subbasin from the Winthrop NFH.

Adult steelhead migration and spawning disposition. Funded by Chelan, Douglas and Grant County PUDs. WDFW participated in a steelhead radio telemetry study in the mid-Columbia Region to assess the upstream migration and eventual spawning disposition of Upper Columbia River ESA-listed summer steelhead. The radio tags are applied at Priest Rapids Dam and monitored throughout migration and spawning, and includes the monitoring in Methow Subbasin.

Upper Columbia River steelhead stock assessment. Funded by WDFW. The stock assessment project occurs at Priest Rapids Dam and collects biological data related to enumeration, origin (hatchery/wild), age (fork-length and scale), and record of marked/tagged steelhead migrating above Priest Rapids Dam, including those destined for the Methow basin.

Species abundance and distribution. WDFW fisheries personnel conduct annual and periodic species distribution abundance surveys in the Methow Basin.

e. Project history

Mid-Columbia River Hatchery Program.   The Mid-Columbia hatchery program has two major objectives that are ranked in priority:

(1) To contribute to the rebuilding and recovery of naturally spawning populations throughout the Mid-Columbia region to the point that these populations can be self-sustaining, supporting harvest, while maintaining genetic and ecologic integrity.  This objective can be broken into four strategies: (a) maintain critically depressed populations in a manner that avoids jeopardy of extinction, (b) achieve sufficient natural productivity to de-list populations listed under the federal Endangered Species Act or to avert listing of candidate populations, (c) seed accessible habitats, and (d) provide for treaty and non treaty fishery objectives.

(2) To compensate for a 7% per project unavoidable loss as needed to meet the No Net Impact standard of the MCMCP, and provide compensation for the original construction impacts of the Mid-Columbia River dams in a manner that is consistent with recovery efforts for natural salmonids.  The second objective (7% compensation) may be initiated when the first objective (recovery of populations to self sustaining levels) is achieved.

Wells Hatchery’s juvenile steelhead releases are accomplished by trucking the smolts from the hatchery to release locations in the Methow and Okanogan basins and planting the fish directly from the truck.  While this direct plant release is effective, there are benefits from acclimated releases that would assist the hatchery in achieving the goal of rebuilding and recovering naturally spawning populations of steelhead in the Methow and Okanogan basins.  Some of those benefits would likely include an increase in smolt to adult survival rates by rearing the juveniles on colder surface water prior to release and by decreasing stress induced from trucking and hauling prior to release. In addition, acclimation may also increase the accuracy of homing by conditioning fish to a specific release site.  There may be other benefits as well that could play an important role but are more difficult to quantify.  Those might include predator avoidance conditioning, cryptic coloration formation similar to naturally reared fish, and an exposure to natural food items.  Wells hatchery has not used acclimation as a release method for steelhead juveniles simply because acclimation sites have not been available. ( Charlie Snow-WDFW, pers. comm.).

This project will provide a “natural rearing” satellite acclimation facility that is identified as a primary need in the Subbasin Summary and is consistent with WDFW management objectives with the Wells Hatchery Steelhead Production Program. This project provides for improved distribution of pre-smolts in the existing program, further it provides for increased ability to facilitate studies identified in the Subbasin Summary. At present WDFW does not have an acclimation and release pond for steelhead.

f. Proposal objectives, tasks and methods

The goal of this project and subsequent acclimation program is to restore a viable population of naturally reproducing summer steelhead in Eightmile Creek/Chewuch Subbasin, which maintains the genetic characteristic of native stock, through the acclimation/imprint of smolts to the system. The program will work by introducing acclimated/imprinted smolts into the system, with these smolts returning to the system as naturally spawning adults. These adults will then produce F1 and subsequently F2 generation fish that spawn naturally. Concurrent with this enhanced natural spawning; the program will continue to produce acclimated smolts, while increasing the natural population. Thus, the adult spawning population will be built up over several years by continued supplementation and enhanced natural spawning. It is also envisioned that the supplementation portion of this program will end at a time when the naturally produced population becomes self-sustaining. A generalized definition of “viable salmonid population” (NMFS, 2000) will be used to assist in determining goals and measures for success. This “sunset” provision will also allow the Eightmile acclimation pond to be utilized as future off channel habitat.

“Performance standards are intended to provide a point of reference against which to monitor change, and units of measure define change” (NPPC 1992). For this project and subsequent program, the primary performance standard indicating that the program is a success would be a return of 25-100 spawning adults from acclimated releases in the creek for each year of program operation, based on a release of 10,000 –25,000 fish.

Other performance standards for the program are:

- Maintain a cumulative facility holding mortality rate of 10% or less. If pursuant to Section 10 (WDFW), an ESA listed fish mortality event occurs (10 percent mortality in one event) due to disease or other causes, NMFS in Portland, Oregon will be informed within two days. If due specifically to disease, co-managers (Colville and Yakima tribes) will also be informed within two days.

- Release of up to a maximum of 25,000 yearling summer steelhead smolts at approximately 6/lb annually into Eightmile Creek/Chewuch Subbasin.

- Maintain juvenile passage survival rates past mainstem Columbia River hydroelectric projects at rates consistent with existing production standards and similar programs.

Objective 1. Planning, Design, and Permitting.

Task 1a. Complete design phase of proposed project.

Methods – Review WDFW programming needs. Develop conceptual plan for agency and property owner approvals. Finalize site plan, engineered components, hydro calculations, acclimation and feeding components to accommodate permit package.

Task 1b.  Complete permitting (NEPA, HPA, etc).

Methods – The extent of NEPA coverage will be determined. NEPA documents will be completed as required for development of a satellite facility for an existing hatchery program. HPA will be facilitated by WDFW staff and should qualify for expedited “environmental” review. Shorelines permit with Okanogan County will be obtained. NPDES permit from Dept. of Ecology as well as non-consumptive water right will be obtained.

Task 1c. Develop HGMP and Fish Production Plan.

Methods – As this is a satellite facility for an existing program, the HGMP for the Wells Dam Hatchery Steelhead Production Program will be augmented by WDFW to accommodate this facility.

Objective  2.  Construction Phase.

Task 2a. Construct Facility

Methods – Pond re-development, construction of control structures, and water supply development will occur late season (September, October) in 2003 to perform work near the creek during low flows. Water testing of the pond and structures will occur over the winter of 2003/2004, in anticipation of spring 2004 acclimation start.

Objective 3. Implementation Phase

Task 3a. Acclimate and release fish Years 2 and beyond.

Methods – Year one acclimation will be addressed as a pilot project with an initial year one (2004) anticipated release of 10,000 summer steelhead smolts to allow for the facility to be evaluated for performance with a report issued following fish release. Year 2005 and beyond anticipate releases of up to 25,000 summer steelhead smolts.

Fish for this acclimation site will be provided by WDFW (Wells Hatchery) and transferred to the facility in early spring (March), held and fed until smolted, and allowed to volitionally leave the site for downstream migration. WDFW staff will man the facility during the holding period.

Objective 4. Monitor and Evaluate.

Task 4a. Evaluate the performance and attributes of the facility.

Methods – A daily log will be utilized detailing water quality standards and environmental conditions of the facility as well as costs associated with the ongoing operations. Standard fish health and growth parameters will be monitored and recorded. Following the release of all fish, an annual report will be prepared detailing the performance of the facility.

Task 4b. Assess Juvenile Out-migration (Years 2 and beyond).

Methods – PIT tags will be utilized in conjunction with other programs to assess out-migration with results expected to be collected at Rocky Reach, Rock Island, McNary, John Day, and Bonneville dams. These data will be used to verify out-migration success and timing. Collaboration with other concurrent summer steelhead PIT tagging programs will be explored. This assessment component is addressed as in-kind cost sharing by WDFW and reflected in section 8.

Task 4c. Assess Adult Returns (Years 3 and beyond)

Methods – Adult recovery will be the primary tool used to assess the program. Adult recoveries will be primarily at Wells Dam (adult detection system). PIT tag recovery data will be automatically incorporated into the PIT Tag Information System (PTAGIS) maintained by the Pacific States Marine Fisheries Commission. This assessment component is addressed as in-kind cost sharing by WDFW and reflected in section 8.

Task 4d. Reporting.  Annual reports to BPA.

Methods – Following the release of all fish, an annual report will be prepared on the performance of the facility and fish rearing operation. All data collected as part of on going study projects will also be updated and detailed in the annual report. Annual reporting on acclimated releases are addressed as in-kind cost sharing by WDFW and reflected in section 8.

g. Facilities and equipment

This project will expand upon the existing acclimation facility and the WDFW Wells Hatchery Steelhead Production Program. Therefore, office, computer, vehicle, laboratory equipment, and other equipment is in place and will be utilized as part of the on-going WDFW program. This in-kind cost sharing is reflected in section 8.

As this proposal is addressing a re-development of an existing site, the new components are primarily of a constructed nature and are identified in the abstract and cost component section of this proposal.

h. References

| Reference (include web address if available online) | Submitted w/form (y/n) |
| --- | --- |
| Methow Subbasin Summary Draft October 5, 2001 http://www.cbfwa.org/province.htm. | No |
| (UCRSB-RTT) Strategy To Protect and Restore Salmonid Habitat In The Upper Columbia Region | No |
| (WSCC) Salmon, Steelhead and Bull Trout Habitat Limiting Factors Water Resource Inventory Area 48 | No |
| National Marine Fisheries Service 2000 FCRPS Biological Opinion RPA’s (from section 9) http://www.cbfwa.org/reviewforms/SpecificSolicitationRPA.doc | No |
| 2000 Columbia River Basin Fish and Wildlife Program (A Multi-Species Approach for Decision Making) | No |
| NWPPC 1992 Strategy for Salmon | No |
| Mid-Columbia River Hatchery Program | No |

# Section 10 of 10. Key personnel

Robert Jateff – Fisheries Biologist Washington State Department of Fish and Wildlife

# Education

BS Fisheries Resources- University of Idaho 1978

###### Experience

Fish and Wildlife Biologist 2:  Methow Hatchery Evaluation Project from February 2000 to present.  Duties; independently conducts anadromous hatchery fish research studies and projects funded by Douglas County PUD.  Directs hatchery stock assessment, life history studies, and enhancement techniques.  Determines extent and procedures required for data acquisition, processing, evaluation and degree of accuracy required.  Prepares monthly, annual, and final project reports for Douglas County PUD and government agencies.  Analyzes results of research projects and studies, including statistical analysis and development of graphs and tables.  Obtains needed permits for conducting research and/or enhancement projects, including biological assessments and hydraulic permits, as well as communicating with the various agencies and tribal interests in the process.  Supervises temporary or permanent project employees on intermittent or full time basis depending on study design and budget constraints.

Fish Hatchery Specialist 4:  Methow Spring Chinook Supplementation Facility from April 1991 to February 2000. Duties; was responsible for all aspects of operating a large-scale supplementation facility, including fish population management, physical plant operation, budgeting and supervisory functions.  Required a great amount of coordination and communication between tribal groups (Yakima, Colville), state and federal fisheries agencies (WDFW, USFWS, USFS, and NMFS), and public utility districts (Douglas and Chelan PUD’s).  Assisted in three research projects with WDFW fisheries biologists, which included cryopreservation of gametes, microhabitats in concrete raceways, and individual family size study.  Species raised were spring and summer chinook, steelhead, and sockeye.  Responsibilities included the management of a $500,000 yearly operating budget.

Fish Hatchery Manager 2:  Puyallup Salmon Hatchery (June 1989-April 1991) and Willapa Salmon Hatchery (July 1986-June 1989).  Duties; was responsible for all aspects of a medium size multi-species fish hatchery.  Worked with various sportsmen’s groups and Indian tribes to set up enhancement projects in the Willapa Bay area (Willapa Bay Gillnetters, Pacific County Steelheaders, Pacific Trollers, and Puyallup Indian Tribe).  Species raised were fall chinook, coho, pink, and steelhead.  Helped to organize several research projects, which included a photoperiod study on coho salmon and a saltwater net pen rearing project in Willapa Bay.  In addition, wrote two hatchery operations manuals for Puyallup and Willapa facilities.

Fish Hatchery Manager 1:  Dungeness Salmon Hatchery (August 1983-July1986) and Priest Rapids Hatchery (February 1981-August 1983).  Duties; acted as principle assistant to senior hatchery manager at a large multi-species facility.  Helped to coordinate net pen operation for Port Gamble Indian Tribe, including writing a summary report on operations.  Species raised were pink, coho, spring and fall chinook.

Fish Hatchery Manager Trainee:  Skagit Hatchery (March 1980-February 1981), Humptulips Hatchery (November 1979-February 1980), and Toutle Hatchery (June 1978-November 1979).  Duties; acted as assistant to the senior manager in daily hatchery operations.  Was responsible for monitoring 1977 brood coho size-at-time release study at Toutle Hatchery, including feeding and sampling of fish as well as all records keeping.  Species raised were spring, summer, and fall chinook, coho, and chum.

### Paul Wagner- Fisheries Biologist Golder Associates

Relationship

To Project	Under contract with the Methow Salmon Recovery Foundation, Mr. Wagner has completed a Hatchery Genetic Management Plan for the Twisp Acclimation site in the Methow Subbasin in accordance with NMFS criteria. He will complete an HGMP for the proposed project, and will assist in the coordination with tribal, state, and federal fisheries groups He will act to provide technical support during the final planning and design phase. He will also provide technical guidance during the Monitoring and Evaluation portion of the program and will assist in data analysis.

Education	B.S., Fisheries, University of Washington, 1983.

Experience

7/00 to date	Golder Associates	Redmond, Washington

Senior Biologist – Ecological Sciences Group

Provides project management, business development, and consulting services in technical fisheries biology with emphasis on Endangered Species Act issues throughout the Columbia Basin.  Mr. Wagner has an extensive background in juvenile and adult fish passage facility design, operation and maintenance, passage monitoring, aquatic ecological research, GIS and hydraulic modeling, water quality and habitat assessment, statistical analysis, and general fish ecology.  He has a wide range of project experience in conducting technical field studies developing and utilizing scientifically accepted methodologies. Examples include work with juvenile and adult salmonids, benthic macroinvertebrates, and freshwater resident fish. Currently, he coordinates with Golder technical services to provide solutions to client problems in the area of fisheries population and habitat protection as needed for compliance with ESA and other government regulatory requirements.

3/87 – 7/00	Washington Department of Fish and Wildlife	Olympia, Washington

Fish and Wildlife Biologist 2,3, 4

Duties:  McNary, Ice Harbor, and Lower Monumental Dam Smolt Monitoring, Gas Bubble Trauma, and Fish Transportation Oversight program supervisor.  Agency representative on Vernita Bar Monitoring Team.  Research project leader: McNary Fallback Evaluation (1990-1991), Hanford Reach Wild Juvenile Fall Chinook PIT Tag Evaluation (1991-1999), USFWS/WDFW Fall Chinook Contribution Cooperative Study (1991-1994), NMFS/WDFW Cooperative Evaluation of the New McNary Juvenile Collection Facility (1994), NMFS/WDFW Cooperative Evaluation of the New Ice Harbor Juvenile Bypass Facility (1996) Evaluation of Juvenile Fall Chinook Stranding on the Hanford Reach (1996-2000). The latter is a large cooperative research project to determine effect of flow fluctuations resulting from power peaking operations at Priest Rapids Dam on juvenile fall chinook, resident fish, and benthic macroinvertebrates inhabiting the Hanford Reach of the Columbia River.  Includes development of a Geographic Information System (GIS) based model of river flow changes and chinook susceptibility. Other past duties have included: 1) McNary Fish Transportation Oversight Team (FTOT) representative, 2) Pacific Northwest Environmental Database representative, 3) Unresolved Fish Passage Problem Program physical survey and database work, 4) Baker Lake Spawning Beach supervisor.

Specific Responsibilities:  Senior biologist responsible for formulation and management of federal contract budgets totaling approximately $950,000 per year.  Supervision of 12-20 professional biologist and technician staff.  Program coordination with federal, state, tribal and consultant groups of the Columbia and Snake River basin.  Cooperative and independent research planning, implementation, and evaluation. Oversight and management of subcontracted research groups. Hanford Juvenile Fall Chinook Stranding Evaluation Technical Committee Co-chairman.  Formal presentations to review committees including: Northwest Power Planning Council (NPPC), Independent Scientific Review Panel (ISRP), Columbia Basin Technical Management Team (TMT), Washington Fish and Wildlife Commission, U.S. Army Corps of Engineers Anadromous Fish Evaluation Program (AFEP), Hanford Juvenile Fall Chinook Stranding Evaluation Policy and Technical Groups, Environmental Protection Agency (EPA), Columbia Basin Fish Passage Advisory Committee (FPAC), The Bonneville Power Administration (BPA), and others.  Agency representative on technical advisory groups related to juvenile bypass system design, operation, and water temperature issues. Technical and fiscal reporting. Inspection of McNary juvenile salmonid bypass/transportation system facilities in accordance with FTOT criteria.  Oversight of juvenile passage research at McNary Dam.  Dissemination of juvenile passage information to federal, state, and tribal fisheries groups of the Columbia basin.  Development and implementation of thermal profiling program.  Coordination with federal, state, local government and tribal fisheries groups to determine anadromous fish ranges and barriers in Puget Sound tributaries for incorporation into GIS database.  Conduct physical surveys of all Skagit and Whatcom county owned anadromous barriers and determination of anadromous habitat potentially available upstream. Statewide anadromous barrier database development. Supervision of technical staff responsible for operation of sockeye/coho spawning beach program located on Baker River system.

TECHNICAL REPORTS

Hoffarth P., S. Lind, W. Price, L. Spencer, R. Tudor, and P. Wagner.  1998  McNary Dam, Ice Harbor Dam, and Lower Monumental  Dam Smolt Monitoring Program Annual Report. State of Washington. Department of Fish and Wildlife.  Fish Management Division. Prepared for United States Department of Energy. Bonneville Power Administration. Division of Fish and Wildlife. Project Number 87-127.  BPA Agreement Number DE-FC79-88BP38906.  36 pages.

Nelson W., D. Rondorf, and P. Wagner.  Subyearling Chinook Salmon Marking at McNary Dam to Estimate Adult Contribution. 1991. United States Fish and Wildlife Service. Columbia River Research Laboratory. Washington Department of Fisheries. Habitat Management Division. Chapter Three of Identification of Spawning, Rearing, and Migratory Requirements of Fall Chinook Salmon in the Columbia River Basin. 1991 Annual Report.  Prepared for U.S. Department of Energy.  Bonneville Power Administration.  Division of Fish and Wildlife.  Project Number 91-029.  Contract Number DE-AI79-91BP21708.  pp 52-62.

Wagner, P.  Smolt Collection, Bypass, and Transportation at McNary Dam on the Columbia River, 1987. State of Washington. Department of Fisheries. Habitat Management Division. Prepared for United States Army Corps of Engineers. Contract Number DACW-68-82-C-0077.  Task Order Number 6. 55 pages.

Wagner, P. 1995 McNary and Lower Monumental  Dam Smolt Monitoring Program Annual Report. State of Washington. Department of Fish and Wildlife.  Fish Management Division. Prepared for United States Department of Energy. Bonneville Power Administration. Division of Fish and Wildlife. Project Number 87-127.  Contract Number DE-FC79-88BP38906.  18 pages.

Wagner P., J. Nugent, W. Price, R. Tudor, and P. Hoffarth.  1997-99 Evaluation of Juvenile Fall Chinook Stranding on the Hanford Reach.  1997 Interim Report.  Washington Department of Fish and Wildlife. Prepared for the Bonneville Power Administration and the Public Utility District Number 2 of Grant County. BPA Contract Number 97BI30417, Project Number 97-104.  GCPUD Contracts Document 430-647.  44 pages

### Terry M. O’Reilly – Project Manager Methow Salmon Recovery Foundation

Education

Attended	1974-1975		              Eastern Montana College 		Billings, MT.

Attended	1986				University of Washington		Seattle, WA.

Associate Member				National Golf Foundation / Urban Land Institute

Additional Professional Development: Construction Law, Real Estate Finance and Development, Estimating, Architectural Drafting, Leadership Development/Management Training, Sustainable Development, Washington Real Estate Broker.

Professional Summary

Terry M. O’Reilly is President and Treasurer of Methow Salmon Recovery Foundation (MSRF) and is responsible for fundraising, project development and management of ongoing operations. Prior to joining MSRF, Mr. O’Reilly held project management positions within the Seattle area construction community, focusing on successful public projects, managing project buy-outs, subcontractors, and supplier relationships while also responsible for field management, job cost control, and profit management.

Most recently, Mr. O’Reilly held the position of Construction Manager for the Arrowleaf Resort in Mazama Washington. His responsibilities included management of entitlements, operations management, local public relations, and construction management. His sixteen years in project management have recently concentrated on natural resources.

Relevant Experience

- Developed existing ponds on private property into acclimation/supplementation site (lower Twisp River) and facilitated development of long term plan to re-connect this site to the river to provide off-channel rearing and over-wintering habitat.

- Negotiation and implementation of operating agreement between Early Winters Ditch Co. and National Marine Fisheries Service, successfully allowing for irrigation and the protection of listed salmonids. As part of this agreement directed engineering and construction of in-channel rock weir and woody debris structures to restore flow to irrigator’s diversion structure.

- Created partnerships with the United States Forest Service, Pacific Watershed Institute, and others to facilitate the restoration of a portion of Early Winters Creek. Developed grant proposal (SRFB-3rd round) to complete the restoration of this tributary.

- Provided assistance to Washington State Department of Fish and Wildlife and irrigators on the Sloan-Wichert Slough to broker a solution to resolve flow problems that negatively effect listed salmonids. Sponsored grant proposal through Salmon Recovery Funding Board (3rd round) to convert irrigators to wells in late season potentially increasing flow by 10cfs.

- Developed and managed the forest management/thinning plan for 400 acres of second growth Douglas Fir in the upper Methow. The plan accommodated wildlife as well as forest health needs.

Other

Construction Management		Resort Property Management	Project Management

Budget Development/Management	Quality Control			Construction Estimating

Contract Negotiation/Oversight	Construction Permitting		Critical Path Scheduling

Infrastructure Construction	Project Buy-Out/Procurement	Contractor Management

Team Leadership/Supervision	Job Cost Accounting		Consultant Management

Community Relations		Environmental Remediation	Forest Practice Management

Mr. O’Reilly served on the Methow Basin Planning Unit, is a mentor at the local grade school, serves on the Community Accountability Board, and remains active in the community on a number of other fronts.

Attachments:

8 Mile ponds.doc

EightmileCR worksite.doc

EightmileCRV.doc