# Bonneville Power Administration

# FY 2003 Provincial Project Review

# PART 2. Narrative

Project ID:	30014

Title:	Map Subtidal Large Woody Debris and Other Habitat Features in Relation to Fish Distribution in the Lower Columbia River Estuary

# Section 9 of 10. Project description

a. Abstract

Estuarine and tidal wetland habitats are considered important nursery zones for anadromous salmonids.  They are structurally complex, highly productive, dynamic, and diverse.  They are particularly critical for juvenile salmon as they provide critical habitat for foraging, physiological transition, and refuge functions for out migration.  One component of these habitats that has been recognized as potentially important but studied very little to date, is subtidal large woody debris (LWD).  To this end, we are proposing to map and assess the importance of these habitats at selected sites in the Columbia River estuary.  We will use side scan sonar and underwater video to map “types” and “densities” of subtidal LWD.  This will be coupled to classified habitats from CASI aerial imagery to provide complementary and seamless GIS maps from upland to subtidal survey depth.  We will also assess fish distributions using a Dual-frequency Identification Sonar (DIDSON) acoustic camera at sites with LWD.  The DIDSON camera can capture near-video-quality images, and is not hampered by low light or turbid water.  Data will be collected and stratified over both high and low tidal stages.  Fish distribution patterns will be spatially linked to distribution of LWD in a geographical information system (GIS) framework.  We will also quantify conditions that foster concentrations of woody debris with occurrences of high salmonid concentrations.  We predict that this information would be extremely useful in determining the most suitable locations, from a landscape perspective, for placement of woody debris under a restoration or enhancement effort.

b. Technical and/or scientific background

Studies done in a number of systems, including the Columbia River, have clearly indicated the importance of estuarine and tidal wetland habitats as nursery zones for anadromous salmonids (Healey 1982; Levings et al. 1989; Simenstad and Cordell 2000).  Juvenile salmonids move along the shallows of estuaries during their emigration to the sea, and may be found in these habitats throughout the year depending on species, stock, and life-history stage (Emmett et al. 1991; Spence et al. 1996).  Shallow estuarine habitats are structurally complex, highly productive, dynamic, and diverse.  As such, they provide a mosaic of habitats that provide critical foraging, physiological transition, and refuge functions to outmigrating juvenile salmonids.  Recent modeling efforts clearly show that enhancing estuarine survival, perhaps through habitat restoration efforts, would have major positive effects on Columbia River salmon stocks (Kareiva et al. 2000).

In a recent paper that provides an important compilation and synthesis of historic scientific studies on salmon use of the Columbia River estuary, Bottom et al. (2001a) summarize the interactive estuarine factors leading to salmon declines in the Columbia River.  They also place special emphasis on describing fundamental research needs that are critical to evaluating links between juvenile salmon and estuarine conditions.  Chief among these needs is an understanding of specific (especially shallow-water) estuarine habitats used during rearing and emigration through the estuary.  Historic changes in mainstem and tributary shallow water and floodplain habitats (caused by diking, filling, dredging, and dredged material disposal) affect habitat opportunity for salmon, yet are poorly documented or understood.  Likewise, impact assessments associated with these activities have usually focused on localized impacts rather than changes in habitat opportunity or capacity at a landscape scale.  They recommend that physical measurements and modeling should be used to assess the effects of bathymetric change, flow regulation, and alternative restoration designs on habitat opportunity for juvenile salmon.

Physically complex habitat features such as large woody debris (stumps, drift logs, tree root masses) are a natural component of Pacific Northwest floodplain estuaries and shorelines, and provide a variety of opportunities to juvenile salmon (Maser and Sedell 1994; Cedarholm et al. 2000).  These complex habitat features, especially when located within low-energy, productive rearing habitats and low-water refugia (subtidal channels and basins), are likely to be exceedingly important transition points for juvenile salmon during estuarine migration (Simenstad and Cordell 2000).  For example, observations of salmonid behavior and abundance in microhabitats within the Campbell River Estuary showed that fish often concentrated and fed in shear regions near bank margins (i.e., mouths of sloughs) and behind shallow subtidal habitat features (e.g., LWD) (Macdonald et al. 1987).  Rocks and fallen trees adjacent to the main flow were of particular value as refugia, reducing current velocity and creating back-eddies that trapped potential prey.  In highly modified systems where shallow water and floodplain habitats (including tidal sloughs and marshes) have been filled or diked, these subtidal habitat features may be particularly important.  Whereas the role of LWD in freshwater systems has been well documented for fish, relatively few analogous studies have been conducted in estuarine systems, perhaps in part due to the difficulties in locating or sampling these habitats using conventional means.

Large woody debris is considered one indicator of habitat-forming processes in the estuary (Thom et al. 2001).  Mechanisms for delivery of LWD into the estuary include natural and human-induced erosion of banks and bluffs, flooding events, and anthropogenic contributions (e.g., log rafts), although tidal resuspension of shoreline material also occurs periodically.  The amount of LWD in the estuary is believed to have decreased since historic times as a result of dam entrainment, removal to facilitate navigation and net fishing, channel restrictions, riparian habitat loss, and reductions of natural and anthropogenic inputs.  However, quantitative baseline data is lacking on current or retrospective patterns of estuarine LWD distribution and abundance.  Likewise, it is unknown what conditions (e.g., elevation/depth, currents, wave energies, proximity to sources, proximity to marsh edges, channels, etc.) foster high rates of LWD deposition and retention.

Existing efforts are attempting to characterize and quantify the current aerial distribution of emergent marsh habitats and other physical attributes (e.g., tidal channel geomorphology) using aerial hyperspectral imagery (Lower Columbia River Estuary Partnership [LCREP]-generated GIS maps) and real-time water measurements (OGI CORIE stations).  This information is being used in ongoing studies that are determining patterns of fish habitat use and growth opportunity, especially within a landscape context and relative to restoration and protection efforts (Bottom et al. 2001b).  However, shallow subtidal habitat features, including LWD, have not been mapped or quantified, nor have they been characterized relative to patterns of juvenile Pacific salmon use.  Hence, the state of the knowledge on the ecological role of woody debris, especially for salmonids, in northwest estuaries is poor.  Assessments of the response of salmonids to decreases or increases in woody debris are, therefore, largely conjecture.  We are convinced that high resolution, georeferenced baseline mapping of shallow subtidal habitats in the Columbia River estuary is highly complementary information that can be integrated with accurate estimates of aquatic and wetland habitat structure.  Together, this information can be used for identifying critical salmonid and native species habitats, guiding prioritization, protection, and restoration actions, and estimating natural and man-caused change over time.

c. Rationale and Significance to Regional Programs

Research on LWD in the estuary would be significant to the Council’s Fish and Wildlife Program (NPPC 2000), the National Marine Fisheries Service’s Biological Opinion on hydrosystem operations (NMFS 2000), and the subbasin summary (Marriott et al. 2001) because it addresses a potentially critical estuarine habitat type that heretofore has not been studied.  Since regional salmon recovery programs call for improving habitat conditions in the estuary, it is critical to inventory and assess the various habitats, such as LWD, and their ecological significance to juvenile salmon.  This project on LWD is in line with the vision statement of the Council’s 2000 Fish and Wildlife Program, “Wherever feasible, this program will be accomplished by protecting and restoring the natural ecological functions, habitats, and biological diversity of the Columbia River Basin.”  Section III.A.2 emphasizes that the program approach to restoring naturally functioning ecosystems is habitat-based.  As such, LWD in the estuary would be an important component to estuarine habitat improvement.  In addition, the National Marine Fisheries Service (NMFS) (NMFS 2000) RPA 158 called on the Corps and BPA to “…seek funding and develop an action plan to rapidly inventory estuarine habitat…”  The subbasin summary for the Columbia Estuary Province addresses LWD (p. 141, Marriott et al. 2001).  It recognizes the ecological importance of LWD and recommends habitat improvement projects using LWD.  Thus, our LWD project supports and fulfills elements of the Council’s and NMFS’s programs and the subbasin summary dealing with critical uncertainties about the extent and ecological significance of various estuarine habitats.

d.  Relationships to other projects

The results of this project will complement the research project on juvenile salmonids in Columbia Estuary habitats being conducted by NMFS, University of Washington (UW), and the Oregon Graduate Institute (OGI–the NMFS group).  Scientists at NMFS and UW confirmed the complementary nature of our work (E. Casillas, NMFS, and S. Simenstad, UW, personal communications).  The NMFS group, with funding from the Corps of Engineers, is studying ecological linkages between juvenile salmonids and estuarine habitats, such as emergent wetlands and more forested wetlands.  Our study, which is focused on LWD in subtidal areas, will provide data to help complete the picture on the relative importance of various habitat types to juvenile salmon survival in the estuary.

In addition, our study results could be used by other scientists during design and implementation of the habitat restoration program for the Columbia Estuary.  This restoration program is being proposed to the Council by LCREP and the Columbia River Estuary Study Taskforce (CREST).  LWD could be an important element in habitat restoration.

e.  Project history (for ongoing projects)

Not applicable

f.  Proposal objectives, tasks and methods

The overarching objective of the proposed research will be to map shallow subtidal habitat features (i.e., LWD) in the Columbia River estuary, and relate these features to patterns of fish density and distribution.  Key subcomponents of this objective are to apply innovative fish detection methods to assess how juvenile salmon use these habitat features, and ultimately to merge this data with LCREP GIS habitat classification maps of the wetlands and intertidal zone currently being developed from Compact Airborne Spectographic Imager (CASI) hyperspectral imagery data.  Our study will concentrate on regions of the estuary where there is complementary, ongoing research to determine patterns of fish habitat use and growth opportunity.  The study plan by nature, is innovative in design and concept, and necessarily adaptive in its approach during the second two years.

The primary research questions we will address are as follows:

- What is the present distribution of subtidal LWD in selected shallow water areas of the estuary?

- Under what physical conditions is LWD most commonly found?

- Does the location and amount of LWD change annually?

- Does LWD harbor enhanced densities of salmonids?

## Phase 1.   Planning/Design

Objective 1.	Map and inventory shallow subtidal habitat features, specifically LWD, in selected geographic regions of the Columbia River estuary.

- Task a – Develop sampling design and refine site selection for pilot scale mapping effort.

We will coordinate with scientists from the LCREP, NMFS, OGI, and the Washington Department of Fish and Wildlife (WDFW) to select representative subtidal habitat survey areas within the Columbia River estuary.  This planning and coordination effort is necessary to maximize and complement existing GIS databases and to capture locations used in landscape-scale comparisons of juvenile salmon abundance and life histories (Bottom et al. 2001b).  Survey areas will include shallow subtidal habitats, including main channel, channel margin, and tidal slough habitats, that function as low-water refugia for juvenile salmon.  Three locations within Cathlamet Bay, which is a critical staging area and saltwater transition zone for juvenile salmon, have been tentatively identified for surveys in Year 1 (Figure 1); however, these will be adjusted as necessary based on information from other coordinating agencies.  At least two other regions within the estuary will be added in Years 2 and 3, based on results from Year 1.  Likewise, the study plan for Years 2 and 3 will take an adaptive approach based on Year 1 data.

## Figure 1.  Identified Year 1 survey areas in the Columbia River estuary.

## Phase 2.  Construction/Implementation Phase

Objective 1.	Map and inventory shallow subtidal habitat features, specifically LWD, in selected geographic regions of the Columbia River estuary.

- Task a.  Mobilize and test side-scan equipment.

Prior to conducting field mapping in the Columbia River Estuary, we will mobilize and test all field equipment from our research vessel, the R/V Strait Science at our laboratory located on Sequim Bay. A GeoAcoustics LTD dual-frequency, side scan sonar system (100/410 kHz), will be coupled to a Trimble dGPS Pathfinder Pro XRS, which can then generate real-time geo-referenced mosaics of benthic features on board the vessel.  A survey trackline plan will be developed in HYPACK Hydrographic Survey Software, based on current topographic maps or other relevant spatial data layers.  This will allow us to predetermine a sonar-survey grid that can be modified based on conditions encountered in the field.

- Task b. Conduct pilot scale side scan sonar mapping in Cathlamet Bay

Side scan sonar data will be collected at several representative locations of subtidal habitats in Cathlamet Bay (Figure1).  Depending on the width of the channels and sloughs, we will collect survey data along tracklines following the contour of the channel margins.  The survey equipment will most likely be towed at mid-water in deeper channels.  In shallower areas, we have successfully towed and collected data in water as shallow as 5 feet.  Side scan sonar is capable of discerning many benthic features with an acoustic signature.  Representative images from a mapping program we conducted in Puget Sound are shown in Figures 2 and 3.  Figure 2 shows several large logs and other debris.  Figure 3 shows a large woody debris pile and other benthic features (e.g. dock, piling, boulder).  Although the primary goal is to collect LWD data, other benthic features that are present will be recorded as well (e.g., change in substrate texture, submerged aquatic vegetation).  Sonar imaging will be conducted as part of a 7-day field effort coordinated with other interested agencies during Year 1.

Figure 2.  Side scan sonar image of large logs and other debris.

Figure 3.  Side-scan sonar image depicting large woody debris pile, dock, piling, and boulder

- Task c. Video camera surveys

We will use a towed underwater video system to conduct spot checks, or drops, at specific locations with high LWD concentrations (based on side scan imagery) to confirm the identity and characteristics of the habitat features.  Underwater video will also be used to verify signatures of sediment and vegetation.  The underwater video system consists of a custom-built aluminum tow sled with a vertical stabilizer and bottom skids to protect the camera system.  The camera is a Super Circuits PC-33-C video camera capable of high resolution at low light levels (0.45 LUX), with a wide angle lens (87-degree field of view).  The camera, mounted in a pressure housing with a Plexiglas lens, collects data in an “oblique-looking” orientation on the towsled. An example of vegetation data collected with this camera is shown in Figure 4. Video data is recorded on a Sony video recorder and displayed on a monitor in real time during the survey.  The date, time, and position stamp will be digitally overlaid on the video signal and permanently recorded as part of the tape.

Figure 4. 	Picture of eelgrass taken through a Super Circuits PC-33-C underwater video camera.

- Task d.  Side scan sonar image analysis and LWD classification

Side scan sonar mosaics will be imported into GIS software for manual delineation of LWD “polygon” classifications.  Classifications may include various densities of LWD such as sparse, moderate, or dense, or type of debris if applicable.  Methods will be developed to standardize the technique of classification.  Geo-referenced underwater video data will be used to verify the sonar data, especially the type of debris.  It will also be used to verify other habitat information, such as substrate type or vegetation present.  The resulting geo-referenced polygons can be linked to other data sources (e.g., fish survey data, subsequent LWD surveys, other mapping efforts).

We will produce a series of maps depicting the distribution of LWD relative to other bottom features and any relevant geo-referenced data.  We will coordinate with other research projects in the estuary as well as with the LCREP to determine the types of maps that would be most useful and relevant.

- Task e.  Method refinement

At the end of the first year, effort will be directed toward assessing the value of side scan sonar as a tool for mapping LWD, and the usefulness of the underwater video for verifying the sonar imagery, given the potentially turbid water column. Methods for mapping LWD will be refined for future years, both in terms of data collections in the field and GIS map development.

Year 2

During the second year, we will repeat side scan sonar habitat mapping at the same sites. Once these LWD polygons are mapped for “density” and “type” in GIS software, these sites will be re-analyzed to compare Year-1 polygons with Year-2 polygons. The resulting change analysis will be used to determine temporal and spatial variation in the structure of LWD.  Emphasis will be placed on understanding what causes may have contributed to change (e.g., changing current patterns, channel movement or storm events).  For this latter analysis, we will utilize information and insights from other research efforts (e.g., OGI) on physical processes in the system.  In addition, several other new regions will be mapped based on recommendations from Year-1 findings and consultation with other scientists.

Year 3

The third year will take an adaptive approach based on the results from the first and second year.  If significant change in LWD distribution is found between Year 1 and 2, then those areas will be remapped with an emphasis placed on understanding the causes of redistribution.  If change is insignificant, then this effort will be redirected toward Objective 2 (see below).

A second task this year will link our geo-referenced subtidal LWD and other habitat classifications with existing CASI hyperspectral coverage of upland/intertidal habitats using GIS software.  Areas of overlap between the two classification systems will provide complementary information to create a seamless map from the upland area to the subtidal survey depth limit.

A third task this year will use data from the CORIE observation systems and other data available through LCREP to quantify habitat conditions in which woody debris is most commonly found (elevation/depth, currents, wave energies, proximity to sources, proximity to marsh edges, channels, etc.).  These data will allow us to conduct a retrospective assessment of historic LWD distribution patterns, as well as to describe the most suitable location for placement of woody debris under a restoration or enhancement effort.

Objective 2.	Use innovative fish detection devices to assess fish use of shallow, subtidal habitat features (i.e., LWD).

Year 2

In year two, we plan to mobilize a Dual-frequency Identification Sonar (DIDSON) acoustic camera at several of our documented sites with known concentrations of LWD and test its ability to locate fish targets.  Traditional sonar techniques cannot determine the size or shape of fish, whereas optical systems provide clear pictures, but are limited by low light or turbid waters and distance.  The DIDSON camera can capture near-video-quality grayscale images from up to 30 feet away, regardless of visibility, and is not hampered by confined spaces or air bubbles, which can deflect traditional sonar methods and confound data.

We will also pair the DIDSON camera with our underwater video system, and in some instances may use diver-operated video, to verify identification of fish species and life-history stages.  Scientific divers (SCUBA) will collect underwater video using a Riptide video system-housing unit with a Sony CCD-TR930 Hi 8mm camcorder. This is a self-contained and highly mobile unit that allows divers to record underwater video in a variety of habitats that are traditionally unavailable by remote camera systems.  Depending on water clarity, we expect to be able to clearly differentiate between larger yearling (“stream-type”) salmon migrants, including hatchery fish, small subyearling (“ocean-type”) salmon, and other predator and forage fish species.  Quantifiable survey methods (e.g., set observation times) will be developed for estimating relative fish densities and documenting behavior.  Data will also be collected and stratified over high and low tidal stages.

Year 3

We will collect a second year of data with the DIDSON camera, refining methods based on the previous year's effort. Based on two years of data (Years 2 and 3), patterns of fish habitat use and abundance will be spatially linked to distributions of LWD in a GIS framework.  We will attempt to quantify conditions that foster high concentrations of woody debris and situations with high salmonid concentrations to develop optimal criteria for using these features in estuarine restoration projects.  We predict that this information would be extremely useful in determining the most suitable locations, from a landscape perspective, for placement of woody debris under a restoration or enhancement effort.

g.  Facilities and equipment

The Dual-frequency Identification Sonar (DIDSON) Camera:  The DIDSON camera, originally designed by University of Washington physicists to detect limpet mines on the hulls of Naval vessels, will be used to identify population, species, and behavior of fish in areas of LWD.  The DIDSON uses an acoustic lens and can operate on two frequencies (1.8 MHz and 1.0 MHz).  The sonar is small, requiring only 30 watts, and is rated for a depth of 500 feet.  By using up to 96 different sonar beams, the system reduces background noise and allows better image processing.  The Corps of Engineers recently funded Battelle to use the acoustic camera to observe fish species abundance and behavior at the Dalles Dam to determine the effectiveness of J-occlusion plates in guiding juvenile fish away from turbines.  Traditional sonar techniques cannot determine the size or shape of fish.  Optical systems provide clear pictures, but are limited by low light or turbid waters and distance.  The DIDSON can capture near-video-quality grayscale images from up to 30 feet away, regardless of visibility, and is not hampered by confined spaces or air bubbles, which can deflect traditional sonar methods and confound data.  The application of the DIDSON to studies at the Dalles Dam provided the best pictures yet taken of juvenile salmon movement near the dam.  Combined with traditional underwater videography, side-scan sonar, subtidal surveys, and hyperspectral imagery, the DIDSON is an important component to better characterizing LWD habitat and functions.

Side Scan Sonar:  Battelle owns and operates a GeoAcoustics LTD dual-frequency, side scan sonar system used to collect real-time seafloor mosaic data with overlapping edges that are matched to form a continuous image of the bottom profile.  The system consists of a tow fish, tow cable, transceiver, and a computer acquisition and control system.  The main processing and control system provides the acquisition target analysis and mosaic assembly features.  The tow fish and tow cable contain the acoustic transducer array and associated preamplifier, digital electronics, and signal transmission lines.

#### Remote Underwater Video Data Collection:  The underwater video system that Battelle uses consists of a custom-built aluminum tow sled with a vertical stabilizer and bottom skids to protect the camera system.  The camera is a Super Circuits PC-33-C video camera with a Sony color charged coupled device (CCD) chip and 420 lines of resolution at 0.45 LUX. The lens is a 2.3-mm wide angle with an 87-degree field of view.  The camera is mounted in a pressure housing with a Plexiglas lens, in an “oblique-looking” orientation on the towsled.  Video data is recorded on a Sony Hi-8 EVO-9500A video recorder and displayed on a Sony video monitor in real time during the survey.  The date, time, and position stamp can be digitally overlaid on the video signal and permanently recorded as part of the tape.

#### SCUBA “Handheld” Underwater Video Collection:  Battelle's scientific dive team of certified SCUBA divers also collect underwater video using a Riptide video system-housing unit with a Sony CCD-TR930 Hi 8mm camcorder. This is a self-contained and highly mobile unit that allows divers to record underwater video in a variety of habitats that is traditionally unavailable by remote camera systems.

h. References

| Reference (include web address if available online) | Submitted w/form (y/n) |
| --- | --- |
| Bottom, D. L., C. A. Simenstad, A. M. Baptista, D. S. Jay, J. Burke, K. K. Jones, E. Casillas, and M. Schiewe. 2001a. Salmon at River’s End: The Role of the Estuary in the Decline and Recovery of Columbia River Salmon. University of Washington Press and NOAA-National Marine Fisheries Service, Seattle, WA. | n |
| Bottom D. L., C. A. Simenstad, A. M. Baptista, D. S. Jay, J. Burke, K. K. Jones, E. Casillas, and M. Schiewe. 2001b. "Estuarine habitat and juvenile salmon – Current and historic linkages in the lower Columbia River and estuary." Preliminary research proposal (FY02) to BPA. | n |
| Cederholm, C. J., D. H. Johnson, R. E. Bilby, L. G. Dominguez, A. M. Garrett, W. H. Graeber, E. L. Greda, M. D. Kunze, B. G. Marcot, J. F. Palmisano, R. W. Plotnikoff, W. G. Pearcy, C. A. Simenstad, and P. C. Trotter. 2000. "Pacific salmon and wildlife: Ecological contexts, relationships, and implications for management." Special Edition Technical Report, prepared for D. H. Johnson and T. A. O'Neil (Manag. Dirs.), Wildlife-Habitat Relationships in Oregon and Washington. Washington Department of Fish and Wildlife, Olympia, Washington. | n |
| Emmett, R. L., S. A. Hinton, S. L. Stone, and M. E. Monaco. 1991. "Distribution and abundance of fishes and invertebrates in West Coast estuaries." Volume II: Species life history summaries. ELMR Report No. 8. Strategic Environmental Assessments Division, National Ocean Service, National Oceanic and Atmospheric Administration, Rockville, Maryland. 329 pp. | n |
| Healy, M. C. 1982. "Juvenile Pacific salmon in estuaries: The life support system." In V.S. Kennedy (ed.) Estuarine comparison, pp 315-341. . Academic Press, New York, New York. | n |
| Kareiva, P., M. Marvier, and M. McClure. 2000. "Recovery and Management Options for Spring/Summer Chinook Salmon in the Columbia River Basin." Science 290:977-979. | n |
| Levings, C.D., C.D. MacAllister, J.S. MacDonald, T.J. Brown, M.S. Kotyk, and B.A. Kask. 1989. "Chinook salmon (Oncorhynchus tschawytscha) and estuarine habitat: A transfer experiment can help evaluate estuary dependency." In: C.D. Levings, L.B. Holtby and M.A. Henderson (eds.) Proceedings of the National Workshop on Effects of Habitat Alteration on Salmonid Stocks, pp. 116-122. Canadian Special Publication of Fisheries and Aquatic Science. 105. | n |
| Macdonald, J. S., I. K. Birtwell, and G. M. Kruzynski. 1987. "Food and habitat utilization by juvenile salmonids in the Campbell River estuary." Can. J. Fish. Aquat. Sci. 44: 1233-1246. | n |
| Maser, C., and J. R. Sedell. 1994. From the Forest to the Sea: The Ecology of Wood in Streams, Rivers, Estuaries, and Oceans. St. Lucie Press, Delray Beach, Florida. | n |
| Simenstad, C. A. and J. R. Cordell. 2000. "Ecological assessment criteria for restoring anadromous salmonid habitat in Pacific Northwest estuaries." Ecological Engineering 15:283-302. | n |
| Spence, B. C., G. A. Lomnicky, R. M. Hughes, and R. P. Novitzki. 1996. An ecosystem approach to salmonid conservation. TR-4501-96-6057. ManTech (Management Technology) Environmental Research Services Corp., Corvallis, Oregon. | n |
| Thom, R.M., W.H. Pearson, and A. Borde. 2001. "A Conceptual Model for the Columbia River Estuary." Presentation to the SEI Science Panel, Meeting Number 3 on Fish and Estuarine Ecology and Analysis Methods. May 15-16, 2001, Vancouver, Washington. | n |
| Bottom, D. L., C. A. Simenstad, A. M. Baptista, D. S. Jay, J. Burke, K. K. Jones, E. Casillas, and M. Schiewe. 2001a. Salmon at River’s End: The Role of the Estuary in the Decline and Recovery of Columbia River Salmon. University of Washington Press and NOAA-National Marine Fisheries Service, Seattle, WA. | n |

# Section 10 of 10. Key personnel

(See following pages)

Name:  RONALD M. THOM

Title:  Senior Research Scientist V

Employer:  Battelle Marine Sciences Laboratory

Education / Certifications

A.S.,	Natural Sciences, Long Beach City College, 1969

B.S., Biological Sciences, California State College, Dominguez Hills, 1971

M.S., Marine Algal Ecology, California State University, Long Beach, 1976

Ph.D., Fisheries, University of Washington, 1978

Expertise:  Dr. Ron Thom has over 30 years of professional experience as an algologist, wetlands ecologist, and fisheries biologist.  Dr. Thom's research includes benthic primary production; the effects of pollution on nearshore marine; habitat construction and restoration of marine and estuarine systems; effects of climate change on estuarine systems; and ecology of fisheries resources in nearshore systems.

Responsibilities:

Dr. Thom is overall Program Manager for the Washington State Department of Transportation Marine Biology Program, which has been ongoing since 1995.  This project was selected by the Federal Highway Administration for the “Environmental Excellence Award” for its evaluation of the effects of ferry terminals and conditions of light, depth, and disturbance on eelgrass.  Dr. Thom participates in the assessment of the effects of the deepening of the navigation channel in the Columbia River estuary.  He is developing a conceptual model of the estuary and an adaptive management program for restoration activities.  Dr. Thom is currently a member of the King County Nearshore Technical Committee, which is providing technical guidance to the Central Puget Sound Watershed Forum and WRIAs 8 and 9.  The Committee is looking at nearshore habitat and endangered species recovery issues and recommending studies of the nearshore environment to determine needed nearshore preservation, acquisition, and restoration projects.  In addition, Dr Thom also serves on the Nearshore PRISM working group.  This working group is providing research directions through the University of Washington for nearshore systems in Puget Sound.  Dr. Thom developed a training module for agency planners in which an adaptive approach to planning and management is used in restoration programs.  He has provided training on the planning, implementation and monitoring of coastal restoration projects to a wide variety of groups including NOAA scientists, Corps of Engineers planners, and New York State resource agency personnel.

Previous Employment

1990 – present	Staff Scientist - Battelle

1982 – 1990	Fisheries Biologist - University of Washington

1980 – 1982	Fisheries Biologist - U.S. Corps of Engineers

1978 – 1980	Fisheries Biologist - University of Washington

1971 – 1974	Biologist- Los Angeles County

Publications:

Thom, RM, GD Williams, AB Borde, JA Southard, SL Blanton, and J Cordell. 2001. "Habitat Mitigation Monitoring at the Clinton Ferry Terminal, Whidbey Island."  PNWD-3116.  Prepared for the Washington State Department of Transportation by Battelle Marine Sciences Laboratory, Sequim, Washington, and the University of Washington, Seattle, Washington.

Thom, R.M., 2000.  "Adaptive management of coastal ecosystem restoration projects."  Ecological Engineering 15(3-4):365-372.

Shreffler, D.K., R.M. Thom, A.B. Borde, W.W. Gardiner.  1999.  Impacts of Ferry Terminals on Migrating Juvenile Salmon:  Preliminary Findings of Diving and Light Surveys.  PNWD-2454.  Prepared for Washington State Department of transportation, by Battelle Marine Sciences Laboratory, Sequim, Washington.

Shreffler, D.K., C.A. Simenstad, and R.M. Thom.  1992.  "Foraging by Juvenile Salmon in a Restored Estuarine Wetland."  Estuaries 15:204-213.

Shreffler, D.K., C.A. Simenstad, and R.M. Thom.  1990.  "Temporary Residence by Juvenile Salmon in a Restored Estuarine Wetland."  Can. J. Fish. Aquat. Sci.  47:2079-2084.

Name:  DANA L. WOODRUFF

Title:  Senior Research Scientist IV

Employer:  Battelle Marine Sciences Laboratory

Education / Certifications

Ph.D., Environmental Sciences, University of North Carolina, Chapel Hill, NC, 1996

M.S., Environmental Microbiology, University of North Carolina, Chapel Hill, NC, 1992

B.S., Marine Sciences, Western Washington University, Bellingham, WA, 1976

Expertise:  Dr. Dana L. Woodruff specializes in remote sensing of coastal and estuarine waters, including nearshore mapping techniques and assessment of harmful algal blooms using satellite imagery.

Responsibilities:

Dr. Dana Woodruff's recent programs have involved using side-scan sonar and underwater videography to map benthic nearshore habitats in Puget Sound.  As Program Manager for the King County Nearshore Mapping Study, she coordinated field and data processing activities to create GIS maps of approx. 28 km of shoreline along Puget Sound, which included benthic surface sediment types, submerged aquatic vegetation, estimates of area covered by habitat and sediment types, and locations of fish and sessile benthic invertebrates.  She recently served as Program Manager for the evaluations of the environmental impacts of ferry wake erosion on eelgrass beds in Rich Passage, Washington, which utilized WSDOT aerial photography and Battelle dive surveys to assess the health of selected eelgrass beds.  She was also Program Manager for the design and development of a compact, lightweight bio-optical/environmental monitoring buoy, a device created for the collection of ground-truth measurements for calibration of ocean-color satellites and sensors in coastal waters, and for providing real-time monitoring capabilities of turbidity plumes, phytoplankton blooms, sewage outfall plumes, and other point and non-point source events.  Dr. Woodruff has been involved with the Olympic Region Harmful Algal Bloom (ORHAB) working group since its inception and is responsible for satellite imagery acquisition and interpretation – SeaWiFS (ocean color) and AVHRR (thermal) as part of the NOAA ORHAB monitoring program.  She is also currently participating in coastal calibration research as part of the MTI (Multispectral Thermal Imager) Users Group.

Previous Employment

1999 – Present	Senior Research Scientist, Battelle Marine Sciences Laboratory, Sequim, WA

1996 – 1998	Postdoctoral Research Associate, National Research Council, NOAA, National Marine Fisheries Service, Beaufort, NC

1997 – 1998	NOAA CoastWatch Program Southeast Regional Manager, NOAA-NMFS, Beaufort, NC

1988 – 1996	Student appointment, Ecologist, NOAA-NMFS, Beaufort, NC Beaufort

1976 – 1988	Technical Specialist, Battelle Marine Sciences Laboratory, Sequim, WA

Publications:

Daniels, M.J., D.L. Woodruff, G.W. Thayer, and D.L. Meyer. Accepted. Restoration of subtidal oyster reef habitat in Chesapeake Bay utilizing dredge material. Restoration Ecology.

Woodruff, DL, AB Borde, JA Southard, GD Williams, and RM Thom. 2001. Assessment of Eelgrass (Zostera marina) Presence and Condition in Rich Passage during Summer 2000. PNWD-3091.  Prepared for the Washington State Department of Transportation by Battelle Marine Sciences Laboratory, Sequim, Washington.

Woodruff DL, PJ Farley, AB Borde, JA Southard, and RM Thom. 2000. King County Nearshore Habitat Mapping Data Report: Picnic Point to Shilshole Bay Marina.  PNNL-13396.  Prepared for King County Department of Natural Resources by Battelle Marine Sciences Laboratory, Sequim, Washington.

Woodruff, D.L., R.P. Stumpf, J.A. Scope and H.W. Paerl.  1999.  Remote estimation of water clarity in Pamlico Sound, North Carolina.  Remote Sensing of Environment 68:41-52(1999).

Woodruff, D.L. and R.P. Stumpf.  1997.  Remote estimation of secchi depth, suspended sediments, and light attenuation: Impact of storm events on algorithm effectiveness. In Proceedings of the Fourth International Conference on Remote Sensing for Marine and Coastal Environments Vol II 426-435.

Name:  GREG D. WILLIAMS

Title:  Senior Research Scientist III

Employer:  Battelle Marine Sciences Laboratory

Education / Certifications

M.S. Fisheries Biology, University of Washington, School of Fisheries & Oceanography, Seattle, WA, 1994

B.S. Biology, Washington and Lee University, Lexington, VA, 1989

Certifications:  National Association of Underwater Instructors (NAUI) Advanced diver; Professional Association of Dive Instructors (PADI) Openwater SCUBA Diver, April 1990

Expertise:  Greg Williams has a strong background in fisheries, estuarine and nearshore marine science, and restoration ecology.  He has over 10 years experience as a research diver.

Responsibilities:

Mr. Williams' research interests are directed toward understanding the functional attributes of natural marsh/nearshore marine systems, especially to juvenile life history stages of various fish species, and how to restore and monitor these attributes over the long term.  Mr. Williams' current projects involve developing and critically examining marsh restoration plans and monitoring protocols, and monitoring eelgrass restoration projects, including an analysis and synthesis of historic eelgrass restoration data (e.g., Clinton ferry terminal, Eagle Harbor).  He is also conducting assessments of benthic and rocky marine habitats, including geoduck, rockfish, benthic invertebrate, and macroalgae surveys (e.g., Hood Canal Bridge, Clinton ferry terminal).  Recent fisheries studies involve examining the behavior of outmigrating juvenile salmonids past shoreline structures (e.g., ferry terminals) and developing field protocols for assessing successful juvenile salmonid passage through retrofitted culverts, both of which are for the Washington State Department of Transportation.  In addition, Mr. Williams is addressing issues relative to shoreline armoring, more specifically, developing monitoring studies to assess the effects of shoreline modifications/armoring techniques on various taxa (vegetation, fish, epibenthos, benthos), and conducting literature surveys and paper studies of the Puget Sound nearshore ecosystem.

Previous Employment

1999 – present: 	Battelle Marine Sciences Laboratory, Senior Research Scientist / Fisheries Biologist

10/94 – 1999:	Pacific Estuarine Research Lab., San Diego State University, San Diego, CA

6/94 – 9/94:	WA State Department of Fish & Wildlife, Marine Fish Division, Puget Sound, WA

2/93; 1/94:	Caribbean Marine Research Center, NOAA, Lee Stocking Island, Bahamas

1991 – 1994	School of Fisheries and Oceanography, University of Washington, Seattle, WA

Publications:

Thom, RM, GD Williams, AB Borde, JA Southard, SL Blanton, and J Cordell. 2001. "Habitat Mitigation Monitoring at the Clinton Ferry Terminal, Whidbey Island."  PNWD-3116.  Prepared for the Washington State Department of Transportation by Battelle Marine Sciences Laboratory, Sequim, Washington, and the University of Washington, Seattle, Washington.

Williams, GD, N Evans, JA Southard, and WH Pearson. 2001.  Assessing Juvenile Salmonid Passage Through Culverts: Field Research in Support of Protocol Development.  PNNL-13708. Prepared for the Washington State Department of Transportation by Pacific Northwest National Laboratory, Richland, Washington; Battelle Marine Sciences Laboratory, Sequim, Washington.

Williams, GD, JA Southard, SL Blanton, and RM Thom RM. 2001. Findings of Subtidal Dive Resource Surveys: Anchor Cable BN, Hood Canal Bridge. PNWD-3100.  Prepared for the Washington State Department of Transportation by Battelle Marine Sciences Laboratory, Sequim, Washington.

Williams, GD., and RM. Thom.  2001.  Development of Guidelines for Aquatic Habitat Protection and Restoration: Marine and Estuarine Shoreline Modification Issues.  PNWD-3087.  Prepared for the Washington State Department of Transportation, Washington Department of Fish and Wildlife, and the Washington Department of Ecology, by Battelle Marine Sciences Laboratory, Sequim, Washington.

Williams, G. D., R. M. Thom, J. E. Starkes, J. S. Brennan, J. P. Houghton, D. Woodruff, P. L. Striplin, M. Miller, M. Pedersen,  A. Skillman, R. Kropp, A. Borde, C. Freeland, K. McArthur, V. Fagerness, S. Blanton, and L. Blackmore.  2001.  Reconnaissance Assessment of the State of the Nearshore Ecosystem: Eastern Shore of Central Puget Sound, Including Vashon and Maury Islands (WRIAs 8 and 9). J. S. Brennan, Editor.  Report prepared for King County Department of Natural Resources, Seattle, Washington. 353 pp.

Name:  GARY JOHNSON

Title:  Senior Research Scientist III

Employer:  Battelle Marine Sciences Laboratory

Education / Certifications

M.S. Biological Oceanography, Oregon State University, 1981

B.A. Mathematics and Marine Biology, University of California at Berkeley, 1976

Expertise:

Endangered salmonids, hydroacoustics, and juvenile salmon migration.

Responsibilities:

Mr. Johnson has over 18 years experience in using hydroacoustics to study fish passage at dams and has performed hydroacoustic evaluations at power plants across the nation. He served as a fisheries biologist for the Bonneville Power Administration (BPA) before being hired at Battelle in 1994, where his work focused on the prototype surface flow bypass at Lower Granite Dam.  Mr. Johnson was a co-manager on projects involving the syntheses of hydroacoustic data from the forebays of Bonneville (1995-1998) and Lower Granite (1989-1995) dams.  He was also co-manager on major hydroacoustic studies involving the evaluation of the prototype surface bypass and collector (SBC) at the Lower Granite Dam, for which his area of emphasis was estimation of fish passage rates at the SBC, spillway, and turbine intakes, including fish guided and unguided by the extended-length bar screens.   Mr. Johnson was the technical manager for hydroacoustic monitoring and evaluation studies during the development of the surface flow bypass system at the Wells Dam from 1983 – 1992, which is arguably the most efficient smolt bypass in the basin.  Mr. Johnson has recently returned to Battelle and is currently serving out of Battle Ground, Washington, where he is in close proximity to clients in the lower Columbia River and Columbia River estuary regions.

Previous Employment

# 2001-Present:	Senior Research Scientist, Battelle Marine Sciences Laboratory, Battle Ground, WA

# 1998 –2001: 	Senior Research Scientist, BioAnalysts, Inc., Battle Ground, WA

# 1994–1998: 	Battelle Memorial Institute, Richland, WA

# 1992-1994: 	Fisheries Biologist, Bonneville Power Administration, Portland, OR

# 1982–1992:	Manager, Technical Services, BioSonics, Inc., Seattle, WA

Publications:

Johnson, G.E., N.S. Adams, R.L. Johnson, D. W. Rondorf, D.D. Dauble, and T.Y. Barila.  2000.  Evaluation of the prototype surface bypass for salmonid smolts in spring 1996 and 1997 at Lower Granite Dam on the Snake River, Washington. Trans. Amer. Fish. Soc. 129:381-397.

Skalski, J.R., G.E. Johnson, C.M. Sullivan, E. Kudera, and M.W. Erho. 1996.  Statistical evaluation of turbine bypass efficiency at Wells Dam on the Columbia River, Washington.  Can. J. Fish. Aquatic Sci. 53(10): 2188-2198.

Johnson, G.E., J.R. Skalski,. and D.J. Degan.  1994.  Statistical precision of hydroacoustic sampling of fish entrainment at hydroelectric facilities.  N. Amer. J. Fish. Man. 14(2): 323-333.

Thorne, R. and G. Johnson.  1993.  A review of hydroacoustic studies for estimation of salmonid downriver migration past hydroelectric facilities on the Columbia and Snake rivers in the 1980s.  Reviews in Fisheries Science 1: 27-56.

Johnson, G.E., C.M Sullivan, and M.W. Erho.  1992.  Hydroacoustic studies for developing a smolt bypass system at Wells Dam.  Fisheries Research 14: 221-237.

Name:  JOHN A. SOUTHARD

Title:  Research Scientist I; MSL Dive Officer

Employer:  Battelle Marine Sciences Laboratory

Education / Certifications

B.S., Environmental Policy and Assessment, Western Washington University Huxley Environmental College, Bellingham, WA, 1998

## SCUBA Certifications

Professional Association of Dive Instructors (PADI) Open Water Diver; Buoyancy Proficiency

Technical Diving International (TDI) Advance Nitrox; Advanced Trimix Diver; Decompression Diver; Extended Range Diver; Instructor; TDI Instructor ratings through Mixed Gas—certified to instruct to depths of 300 feet

National Association of Underwater Instructors (NAUI) Instructor; Rescue Diver, Nitrox Instructor; Advanced Diver

Expertise:

John Southard, MSL Dive Officer, has a strong background in fisheries, wildlife, ecology, and environmental policy and assessment.  He is experienced at underwater species identification and underwater surveys using a variety of methods, including lines, quadrats, and linear count methods.  He has been a certified SCUBA diver since 1993.

Responsibilities:

Mr. Southard analyzed all underwater videography data and was instrumental in the nearshore substrate habitat classification analysis and fish and macroinvertebrate identification study in conjunction with side-scan sonar mapping of Puget Sound for King County.  For the Clinton Habitat Monitoring project for the Washington State Department of Transportation (WSDOT), Mr. Southard has been in charge of all diving operations, and participated in efforts involving eelgrass transplanting, quantitative and qualitative monitoring, and transplant site delineation, light monitoring attenuation and data collection, and other studies involving fish and macroinvertebrates.  He currently serves as Project Manager for the Fish Passage Study for WSDOT involving upstream movement of newly emerged Coho salmon fry and is assisting in the development of a field protocol for assessing juvenile salmonid fish passage through culverts.

Previous Employment

1999-Present:	Research Scientist, Battelle Marine Sciences Laboratory, Sequim, WA

1997 –1999: 	Manager, Instructor, Sound Dive Center, Port Angeles, WA

1995-1998: 	Fisheries/Wildlife Field Biologist, Olympic National Park, Port Angeles, WA

1992–1993:	WDFW Biological Technician (YCC), Port Angles, WA

Publications:

Miller, MC, RM Thom, GD Williams, JA Southard, SL Blanton, and LK O'Rourke. 2001. "Effects of Shoreline Hardening and Shoreline Protection Features on Fish Utilization and Behavior, Washaway Beach, Washington."  PNNL-13635.   Prepared for the Washington State Department of Transportation by Battelle Marine Sciences Laboratory, Sequim, Washington; Pacific Northwest National Laboratory, Richland, Washington.

Southard, JA, GD Williams, CJ Deblois, and N Evans. 2001. "Juvenile Coho Upstream Movement Study in Snow Creek and Andrews Creek, Washington." PNWD-3105.  Letter report to the Washington State Department of Transportation and the University of Washington by Battelle Marine Sciences Laboratory, Sequim, Washington.

Southard, JA, GD Williams, RM Thom, SL Blanton, and AB Borde. 2001. Eelgrass Restoration at West Eagle Harbor. Phase II: Monitoring and Evaluation. PNWD-3097.  Prepared for the Washington State Department of Transportation by Battelle Marine Sciences Laboratory, Sequim, Washington.

Southard, JA, DL Woodruff, AB Borde, PJ Farley, GL Williams, RM Thom, D MacLellan, and R Shuman. 2001. 2001.  PNNL-SA-34667.  “Fish distribution in submerged shallow water habitats using underwater videography in Puget Sound.” In Puget Sound Research 2001 Proceedings -- The Puget Sound/Georgia Basin Ecosystem: Status, Stressors, and the Road to Recovery.  Bellevue, Washington, February 12-14, 2001.

Williams, GD, N Evans, JA Southard, and WH Pearson. 2001.  Assessing Juvenile Salmonid Passage Through Culverts: Field Research in Support of Protocol Development.  PNNL-13708. Prepared for the Washington State Department of Transportation by Pacific Northwest National Laboratory, Richland, Washington; Battelle Marine Sciences Laboratory, Sequim, Washington.

Name:  AMY B. BORDE

Title:  Research Scientist II

Employer:  Battelle Marine Sciences Laboratory

Education / Certifications

BS, Biology, University of New Mexico, 1990

BS, Environmental Policy and Assessment, Western Washington University, 1995

Expertise:  wetland ecology, restoration, and the application of GIS technologies in the mapping of nearshore habitats

Responsibilities:

Current research has involved the use of side-scan sonar and GIS for mapping subtidal habitats and bathymetry in Puget Sound and the Strait of Juan de Fuca.  In a recent program for King County, Ms. Borde employed GIS to incorporate videography and side-scan data to make maps illustrating substrate types, eelgrass and other vegetation, and distribution of fish populations. She has also used GIS for comparing historical habitats with existing conditions, identifying the aerial extent of eelgrass meadows and wetlands, and locating specific areas for future long-term studies in the Pacific Northwest Coastal Ecosystems Regional Study (PNCERS).  Ms. Borde has also participated in numerous programs involving the assessment of eelgrass meadows in Puget Sound and Northwest coastal estuaries; the development of innovative methods for propagating and transplanting seagrass; the assessment of areas proposed for mitigation; evaluation of mitigation methods; and the use of adaptive management principles in monitoring programs. Ms. Borde has recently been involved in wetland mitigation banking issues and the evaluation of compensatory methods of mitigating wetland losses to be used in the development of EPA guidance documents; she is currently working on a program to assess ecological functions of isolated wetlands for EPA regulatory development.

Previous Employment:  NA

Publications:

Borde, AB, RM Thom, and S Rumrill.  2001.  "Annual Variability in Eelgrass Abundance and Biomass in Willapa Bay, Washington and Coos Bay, Oregon."  PNWD-SA-5601. Results of Pacific Northwest Coastal Ecosystem Regional Study, presented at the Pacific Estuarine Research Society (PERS) Meeting, May 17, 2001, Tacoma, Washington.

Borde, AB, DL Woodruff, RM Thom, JA Southard, and GD Williams. 2001. "Assessment of Eelgrass (Zostera marina) Presence and Condition in Rich Passage in June 2001." PNWD-3102.  Letter report to the Washington State Department of Transportation by Battelle Marine Sciences Laboratory, Sequim, Washington.

Thom, RM, AB Borde, GD Williams, JA Southard, and SL Blanton SL. 2001. "Adaptive Management to Improve Seagrass Restoration Success." PNWD-SA-5520.  Presented at Watershed 2002 conference, sponsored by the Water Environment Federation (WEF) and the Florida Water Environment Association, Fort Lauderdale, FL, February 23-27, 2002.

Woodruff DL, PJ Farley, AB Borde, JA Southard, and RM Thom. 2000. King County Nearshore Habitat Mapping Data Report: Picnic Point to Shilshole Bay Marina.  PNNL-13396.  Prepared for King County Department of Natural Resources by Battelle Marine Sciences Laboratory, Sequim, Washington.

Shreffler, D.K., R.M. Thom, A.B. Borde, W.W. Gardiner.  1999.  Impacts of Ferry Terminals on Migrating Juvenile Salmon:  Preliminary Findings of Diving and Light Surveys.  PNWD-2454.  Prepared for Washington State Department of transportation, by Battelle Marine Sciences Laboratory, Sequim, Washington.

Name:  RUSS MOURSUND

Title:  Research Scientist

Employer:  Battelle Pacific Northwest Division

Education / Certifications

M.S. Marine Resource Management, Oregon State University, 1996.

B.S. Biology, Oregon State University, 1991.

Expertise:  Environmental impacts of hydroelectric dams, fish passage evaluation technology, hydroacoustic system design and deployment for fisheries assessments.

Responsibilities:

Mr. Moursund’s current research involves the application of advanced technologies to fish passage research.  This has included novel applications for the Dual-frequency Identification Sonar (DIDSON) for fisheries.  This “acoustic camera” is being used in fish passage research at mainstem Columbia River hydroelectric dams for the U.S. Army Corps of Engineers.  Other research for improving the passage success of juvenile Pacific lamprey extensively used infrared-sensitive optical camera systems both in the laboratory and in the field.  Laboratory simulation of the intake bar screens, later validated with in situ observations, showed that juvenile lamprey were susceptible to impingement and injury at the intakes.  The U.S. Army Corps of Engineers has subsequently made engineering modifications based on that research.  Fish passage research at The Dalles Dam and John Day Dam have focused on evaluating a new surface bypass structure in place and on optimizing dam operations, respectively.  These large run-of-the-river hydroelectric dams are monitored with a combination of single- and split-beam hydraocoustic equipment.  Mr. Moursund’s involvement with the acoustic tagging evaluation of the surface collector at Bonneville Dam was primarily instrumentation and computer programming applied to systems automation and data analyses.  Along that vein, as part of the U.S. Department of Energy’s Advanced Hydropower Turbine System Team, Mr. Moursund deployed and collected laser doppler anemometry equiopment to collect hydraulics data in the laboratory.  This hydraulic data was merged with fish injury data to provide information on fish injury rates related to hydraulic shear.

Previous Employment

1998 – present: 	Research Scientist, Pacific Northwest National Laboratory, Richland, WA

1997-1998:	Graduate Research Fellow, Associated Western Univeristies, Richland, WA

1994-1996:	College of Oceanic and Atmospheric Sciences, Oregon State University, Corvallis, OR

1993-1994:	Biological Science Technician, U.S. Army Corps of Engineers, Cascade Locks, OR

1992-1993:	Experimental Biology Aide, Oregon Department of Fish and Wildlife, Newport, OR

1991-1992:	Research Assistant, Oregon State University, Corvallis, OR

Publications:

Moursund RA, RP Mueller, TM Degerman, and DD Dauble.  2001.  Effects of dam passage on juvenile Pacific lamprey (Lampetra tridentata).  Prepared for the U.S. Army Corps of Engineers, Portland District, Portland, Oregon.

Moursund RA, KD Ham, BD McFadden, and GE Johnson.  2001.  Hydroacoustic Evaluation of Fish Passage at The Dalles Dam.  Prepared for the U.S. Army Corps of Engineers, Portland District, Portland, Oregon.

Faber D, M Weiland, RA Moursund, and TJ Carlson.  2001.  Three-Dimensional Juvenile Salmon Behavior Associated with Fish Passage at Bonneville Dam Powerhouse I.  Prepared for the U.S. Army Corps of Engineers, Portland District, Portland, Oregon.

Neitzel DA, MC Richmond, DD Dauble, RP Mueller, RA Moursund, CS Abernethy, GR Guensch, and GF Cada.  2000.  Laboratory Studies of the Effects of Shear.  Prepared for the Advanced Hydropower Turbine System Team, U.S. Department of Energy.

Shreffler DK, and RA Moursund.  1999.  Impacts of ferry terminals on juvenile salmon migrating along Puget Sound shorelines: phase II field studies at Port Townsend ferry terminal.  Prepared for the Washington State Transportation Commission.

Name:  BRUCE SUTHERLAND

Title:  Program Scientist for Lower Columbia River National Estuary Program

Employer:  Oregon Department of Environmental Quality

Education / Certifications

B.S., University of Washington,  Biological Oceanography, 1969

M.S., Oregon State University, Marine Resource Management, 1983

Expertise:  Resource management; strategy development for habitat restoration and long-term monitoring programs; ESA issues

Responsibilities:  Mr. Bruce Sutherland serves as a Program Scientist for the Lower Columbia River National Estuary Program, where his responsibilities include developing and implementing a long-term aquatic ecosystem monitoring strategy for the lower Columbia River; developing a set of environmental indicators to track trends in the river health; and developing a habitat protection and restoration strategy.

Previous Employment

1992 – 1995	Washington Office of Marine Safety:  Policy and Planning Division Director.  Responsibilities included managing the Policy and Planning Division responsible for developing agency policies, procedures and rules designed to promote maritime safety and prevent oil spills in marine waters.

1975 – 1992	Oregon Dept. of Environmental Quality

Responsibilities:

4/90 to 4/92:  Principal Environmental Analyst/Oil Spill Program Coordinator.  Supervised the development and implementation of Oregon’s oil spill prevention and response program including the development of new rules and policies on response, program fees, contingency plan standards, and damage assessment.

4/89 to 4/90:  Senior Environmental Analyst/Non-Point Source Specialist.  Developed inter-agency agreements to implement states non-point source water quality management plan.

10/85 to 4/89:  Senior Environmental Analyst/SARA Title III Program Coordinator.  Coordinated implementation of SARA Title III program and lead development of legislatively mandated statewide hazardous materials emergency response plan.

2/75 to 10/85:  Aquatic Biologist.  Planned, supervised and conducted comprehensive biological studies to determine the effects of pollutants on aquatic life.

# Text boxes

Ronald M. Thom

FTE/Hours: 0.02 FTE (Year 1)

Project Duties:  Program Manager, habitat restoration expertise

Dana L. Woodruff

FTE/Hours:  0.1 FTE (Year 1)

Project Duties:  Project Manager, mapping expertise

Greg D. Williams

FTE/Hours: 0.06 FTE (Year 1)

Project Duties:  estuarine ecologist, fisheries biologist

Gary Johnson

FTE/Hours:  0.1 FTE (Year 1)

Project Duties:  sides scan sonar, hydroacoustics expertise

John A. Southard

FTE/Hours:  0.06 FTE (Year 1)

Project Duties:  underwater video, fisheries, diving

Amy B. Borde

FTE/Hours:  0.06 FTE (Year 1)

Project Duties:  GIS, wetland ecology expertise

Russ Moursund

FTE/Hours:  2nd year involvement

Project Duties:  DIDSON acoustic camera

Bruce Sutherland

FTE/Hours:

Project Duties:  LCREP Collaborator