## COORDINATOR'S WORK PLAN

### July 2001 to June 2003

# ADMINISTRATION

| OBJECTIVES | TASKS | TIMELINE |
| --- | --- | --- |
| Continue watershed council support | Provide day to day administrative support, Organize & centralize watershed council information, (utilize website) Assist in preparing agendas, meeting minutes, mailing & press releases | July 2001 to June 2003 |
| Act as liaison and\ or Contact person between watershed councils local government and state resource agencies | Share information, Announce funding opportunities, Organize training events, Schedule speakers | July 2001 to June 2003 |
| Seek funding for watershed council projects identified in watershed assessments and action plan. | The coordinator will keep a list of funding opportunities as they become available, and match funding criteria with identified projects | July 2002 to June 2003 |

Watershed Assessment / Action Plan

OBJECTIVES                                             TASKS                                            TIMELINE

| Update Watershed Assessments | Provide contact information. Review CREST's data, including GIS and completed comprehensive plans, and available maps. Schedule meetings with technical review committee as needed, Assist with data storage, organize training events or field verification events for data collection, Assist with landowner outreach and cooperation, and awareness | July 2001 to January 2002 |
| --- | --- | --- |

Watershed Assessment / Action Plan Continued

OBJECTIVES                                             TASKS                                            TIMELINE

| Continue action plan development and implementation | Assist in the implementation of Action Plans Maintain list of landowner projects and partners involved Maintain list of project funding opportunities to support implementation efforts. | July 2001 to June 2003 |
| --- | --- | --- |
| Public outreach efforts | Provide a series of public comment events, including media coverage (3 total) Provide display board at Co. fair, place around town like libraries and other events |  |

Watershed Projects

OBJECTIVES                                             TASKS                                            TIMELINE

| Identify projects that will be beneficial to aquatic life, and will also involve private landowner participation, including ODF, and Willamette Industries Inc. | Organize volunteers seek funding for projects already identified as a potential benefit to salmonids (riparian planting, bank stabilization, fencing etc) Develop monitoring strategies to ensure monitoring efforts continue after project completion Submit project reporting forms upon completion of projects. Organize and contact the necessary agency support for project consultation, and permit review. | July 2001 to June 2003 |
| --- | --- | --- |

Education & Outreach

OBJECTIVES                                             TASKS                                            TIMELINE

| Increase public awareness Promote watershed council participation | Organize volunteer watershed activities: field visits, project selection tours, landowner visits, project inspection visits, monitoring training events Hold 3 public information meetings to announce watershed assessment findings, and project selection results Maintain the communication with local government to promote more local support and participation Provide quarterly reports to City of Warrenton, City of Seaside, City of Astoria and Clatsop County Commissioners. | July 2001 to June 2003 January, February and March 2001 July 2001 to June 2003 |
| --- | --- | --- |

Education & Outreach Continued

OBJECTIVES                                             TASKS                                            TIMELINE

| Increase the involvement of students in watershed council activities, especially data collection & monitoring activities. | Link student curriculum development with watershed council action plans Provide coordination to plan effective partnerships and to set reasonable goals Store and maintain data collected by Students at CREST. Continue providing opportunities to Clatsop Community College students to participate in monitoring events and obtain work-study credits. | September 2001 to June 2003 |
| --- | --- | --- |

Water Quality Monitoring Program

OBJECTIVES                                             TASKS                                            TIMELINE

| Continue developing and implementing Quality Assurance, Quality Control (QA\QC) Water Quality Monitoring Plans Maintain an inventory of water quality monitoring equipment available in the county and available to watershed councils | Organize a core group of dedicated WC volunteers (from each council) to design, update and implement QA\QC plans Assist in writing QA\QC Plans Coordinate with DEQ to offer training events, establish reasonable objectives to obtain the most useful data Develop a network of water quality monitoring equipment. Maintain list of available equipment Coordinate the use of WQ equipment and seek more form DEQ when necessary | July 2001 Update plans as action plans reveal data gaps and priorities areas are selected July 2001 to June 2003 |
| --- | --- | --- |