# Bonneville Power Administration

# FY 2003 Provincial Project Review

# PART 2. Narrative

Project ID:	35035

Title:	Incorporating PIT Tag Technology to Evaluate and Monitor the Reintroduction Effort for Anadromous Salmonids in the Upper Cowlitz Watershed

# Section 9 of 10. Project description

a. Abstract

We propose to upgrade the current non-ISO PIT tag detection system at the Cowlitz Falls Fish Facility and Dam to the basin 134.2 kHz ISO standard and tag juveniles to monitor and evaluate the reintroduction efforts for anadromous salmonids in the upper Cowlitz watershed. This upgrade will make the existing system compatible with ISO-PIT tag systems used in the mainstem and tributaries of the Columbia River basin.   The reintroduction strategies have demonstrated success with the collection of over 400,000 smolts and estimated production of more than 1,000,000 smolts in 2001. PIT tagging juveniles will provide data on species emigration, timing, collection efficiency, and collection evaluations at the dam, while reducing handling of fish.  The use of PIT tags coupled with detection at the facility will allow us to limit the number of fish we need to handle and sample on a daily basis and maintain the ability to identify all PIT tagged fish that enter the facility.  PIT tag detection will support efforts to test and modify a larger prototype surface collector entrance to the collection facility than currently exists.  We propose to complete the fish facility upgrade in 2003 and the design and installation of the prototype for two flumes based on research efforts scheduled in 2003.  Bonneville Power Administration (BPA) built the dam and fish facilities and owns all power generation through 2032.  The BPA Contract Generating Resources funds the operation of the dam and fish facility.

We submitted this proposal through the Lower Columbia Province process for review by the ISRP and CBFWA (31005).  Both supported funding, however CBFWA recommended we re-submit the proposal to the Mainstem Province and we are following the CBFWA recommendation.  We have revised the original proposal to improve its focus and included ISRP review comments from the Lower Columbia Provincial review process.

b. Technical and/or scientific background

The Bonneville Power Administration (BPA) completed construction of the Surface Collection System and Fish Facility at the Cowlitz Falls Dam in 1996 marking the beginning of a unique opportunity to restore anadromous salmonids, including spring chinook, late winter steelhead and coho to an estimated 240 miles of historically productive habitat in the upper Cowlitz and Cispus watershed. Most of the pre-dam anadromous fish production occurred in the upper watershed.  All of the spring chinook, 46% of the fall chinook, 77% of the coho and 80% of the steelhead were estimated to have spawned in the upper watershed (Dammers, et al. 2001).

The reintroduction program hinges on the collection of smolts at the Cowlitz Falls Fish Facility.  These smolts are transported and released from stress recovery ponds at the Cowlitz Salmon Hatchery into the lower Cowlitz River at river mile 80. The collection and transport of adults to the upper watershed complete the cycle.  The Cowlitz Hatchery complex supports the reintroduction effort with juvenile plants of late winter steelhead and spring chinook and releases of adult chinook, coho and steelhead.  All stocks are indigenous to the Cowlitz basin.  Chinook and steelhead produced naturally in the upper watershed are listed species and part of the Lower Columbia ESU.  Coho are candidates for listing under the ESA act.  Cutthroat in the upper watershed have been proposed as a candidate for listing as well.

This reintroduction effort is now entering its sixth season and the numbers of juvenile migrants collected during the smolt emigration season continues to increase.  Over 400,000 smolts, steelhead, chinook, coho and cutthroat, were collected in 2001 and based on the estimates of collection efficiency, more than one million smolts were produced from the combination of adult fish spawning naturally in the upper watershed and fry/fingerling releases of juvenile salmonids.  A majority of these fish were naturally produced coho and represented an egg-to-smolt survival of over 1.5 %.  Planted fry-to-smolts survivals have been estimated between 1.7 % and 8.3 % for steelhead and between 7.8 % and 24.9 % for spring chinook.  The upper Cowlitz and Cispus Rivers clearly are still capable of producing significant numbers of salmonid smolts. Pathological examinations of smolts have found them healthy, robust and typically disease free.

Upgrading the PIT tag detection system at the Cowlitz Falls project to the ISO standard (134.2 kHz International Standards Organization), employed throughout the basin, offers a number of benefits to monitor and evaluate important components of the Cowlitz Falls Reintroduction program.  The current marking program to evaluate juvenile release components of the reintroduction, rely upon visual marks (elastomer and fin clips).  This requires sampling all fish collected at the Cowlitz Falls Fish Facility (CFFF).   Daily smolt collection during the 2001 season frequently exceeded 4,000 fish, occasionally 8,000 fish frequently and peaked with a one-day total of more than 26,000 fish.  Physically sampling this many fish is not desirable or beneficial to fish health.

Use of the PIT tag system to estimate fish collection efficiency will be more cost effective than using elastomer marks, fin clips, and radio tags to study collection. Estimates of collection efficiency are critical in research efforts to understand how changes and or modifications to the entrances to the collection system effect fish behavior and acceptance (Serl 1999, 2000 a, 2000 b, 2002).  Research conducted to date to understand fish approach, behavior, and entry into the surface collector at the Cowlitz Falls Dam has depended primarily upon radio tags.  Radio telemetry results show that nearly all juveniles readily approach the flume entrance within a meter or closer of the flume, but many still choose not to enter.  This behavior is consistent with research conducted at the prototype surface collector at Lower Granite Dam on the Snake River (Plumb et al. 2002).  Inasmuch as we believe that we understand the approach behavior from past radio telemetry studies, we believe PIT technologies offer the most cost effective approach to estimating the collection metrics associated with flume entrance modifications.

We propose to install a PIT tagging detection system and tag juveniles to monitor and evaluate reintroduction efforts and conduct research to improve collection at the dam.  The use of PIT tags coupled with detection at the facility will allow us to limit the numbers of fish we need to sample on a daily basis and maintain the ability to identify all PIT tagged fish that enter the facility.  Reducing sample rates would reduce stresses currently imposed on all fish that are handled.  Installation of the PIT tag detection system will enable us to use PIT tags to:

1.	Reduce our sampling rates to low levels and reduce the numbers of fish exposed to the stresses of handling and sampling, while maintaining the ability to monitor and enumerate smolt collection;

- Measure collection efficiency and estimate total smolt production from the upper watershed, critical to monitor the reintroduction effort over time;

- Measure the response to modifications and improvements to the collection system which are critical to achieving self-sustaining populations in the upper watershed;

- Monitor smolt emigration, timing and smolt yields from the upper watershed.

Estimates of collection efficiency are critical to annual estimates of smolt production from the adults that have spawned naturally and juvenile releases.  These estimates enable us to monitor the reintroduction efforts from year to year.  These estimates are presently based on visible implant elastomer marks which requires that we sample all fish collected.  Currently we typically mark and release one group per week for each species over the course of the migration period to measure and monitor collection efficiency.

In the first year, we will assist engineers at the Cowlitz Falls Dam and sub-contractors to upgrade the PIT tag detectors at the juvenile fish facility.  Later in the first year, we will assist with planning to install additional PIT tag detectors on the individual flumes of the collection system.  We will also address the critical issue of the number of flumes and their location relative to the proposed installation of the PIT tag detection system.   This is a critical issue, because ongoing research by USGS and WDFW could result in recommendations to change the number of fish collection flumes to improve fish collection efficiency.  We will PIT tag up to 3,000 fish to complement and support on-going USGS research efforts focused on improving fish entrance into the collection flumes.  In addition, we will PIT tag up to 2,000 juveniles to measure collection efficiency and compare the estimates with those from visual elastomer marks and assess the performance of the upgraded system in the fish facility.

In year two, we propose to complete the evaluation of the upgraded PIT tag detection system in the juvenile fish collection facility.   Concurrent marking of groups of fish with elastomer tags and other groups with PIT tags will continue in year two to obtain estimates of FCE using both methods.  Installation of new PIT tag detectors in two collection flumes should occur prior to the beginning of the 2003 migrations season.  USGS-BRD work would focus on using PIT tags to evaluate changes in fish response to changes in the fish collection flume entrances.  The use of PIT tags will replace flume sampling and radio telemetry.  Using flume sampling, we have enumerated fish captured in a small trap resulting in increased handling of fish and increased labor costs.  Use of radio telemetry may not be required if we understand the approach behavior to the flume entrances.  Pending the outcome of work in 2002 and 2003, a decision to install PIT tag detectors on the two remaining flumes would be made at the end of the 2003 season.  These detectors would be installed prior to the beginning of the 2004 season if warranted.

In the third year, we expect the PIT tag detection systems to be installed in all flumes prior to the spring smolt migration. Because of the phased design and construction of the new system, the third year will be the only year to test the complete PIT tag detection system.  We will use the results of the first and second year to design and conduct a statistically robust evaluation based on PIT tags of a modified flume entrance.  USGS work in year three would focus on total system performance and any final modifications required.  As part of USGS on-going research at the Cowlitz Falls project separate from this proposal, USGS would utilize the PIT tag detection system to help complete a physical model for the redesign of the collection entrances and preparation of a final biological report.

The release of up to 5,000 PIT tags annually would also provide additional information on timing and presence of Cowlitz origin PIT tagged smolts in the estuary from National Marine Fisheries Service (NMFS) PIT tag trawl sampling conducted from April through July with the goal of sampling 2 % of the known PIT tags released below Bonneville Dam.  Continued recovery and monitoring of PIT tags in tern colonies at East Sand and Rice Islands would help identify avian predation on Cowlitz origin smolts.  This information would complement the ongoing assessment of the reintroduction program.

PIT tagging under a proposed life history study (BPA Project ID# 31017) would provide additional information on life history specific migration patterns, behavior and relative survival from different reaches in the upper watershed.  PIT tagged detection at the Cowlitz Salmon Hatchery (CSH) upon the return of these fish as adults would provide some measure of survival as well.

Fish collection efficiency (FCE) at Cowlitz Falls Dam is the key to the successful reintroduction of anadromous salmonids because downstream dams lack passage facilities for juvenile salmonids.  However, FCE estimates at Cowlitz Falls Dam have been less than 95 %. Observations of fish at the entrance to the flumes suggest that fish hold just upstream of the flume entrances.  These observations suggest that the local flow conditions at the flume entrances are important in determining whether fish enter the surface collection flumes (Brett and Alderdice 1958; Ruggles and Ryan 1964; Thompson and Paulik 1967; Rainey 1997; Haro et al. 1998). From 1996 to 2000, tests of the prototype surface collector and bypass at Lower Granite Dam included approximately 30 entrance and flow test conditions, but did not demonstrate any one entrance configuration had an outstanding attraction capabilities to juvenile salmon (USACE 2001). Similar to other surface collection prototypes, steelhead have been observed to avoid the entrance at Cowlitz Falls Dam. Therefore, our future research will attempt to improve FCE by modifying the flow conditions at the flume entrances.

These estimates of collection efficiency are also critical in research efforts to understand how changes and or modifications to the entrances to the collection system effect fish behavior and acceptance (Serl 1999, 2000 a, 2000 b).  Research conducted to date to understand fish approach, behavior and entry into the surface collector at the Cowlitz Falls Dam has depended primarily upon radio tags.  However this work has also been complemented with sampling fish collected in the collection flumes and facility.  The results show that nearly all juveniles readily find the flume entrance to the collection system and approach within a meter or closer of the flume, however many still choose not to enter.  This behavior is consistent with research conducted at the surface collector testing and evaluation at Lower Granite Dam.  Research over the next three years will focus on understanding the flow dynamics and fish behavior in the near zone to the flume entrances and modifications including the design and testing of a prototype surface entrance to improve fish acceptance and entrance into the collection flumes.

c. Rationale and significance to Regional Programs

Upgrading the PIT tag detection system at the Cowlitz Falls project to the ISO standard (134.2 kHz International Standards Organization), employed throughout the basin, offers a number of benefits to monitor and evaluate important components of the Cowlitz Falls Reintroduction program.  This upgrade will also allow us to obtain information on surface collectors, reintroduction, migration, predation and straying that has basin wide applicability.  Updating and improving the PIT tag detection system at CFFF will provide valuable assistance in evaluating improvements to surface collectors, evaluating the Cowlitz Falls Reintroduction project, and provide life history information about Columbia River predation, migration and adult straying.

The Bonneville Power Administration (BPA) completed construction of the Surface Collection System and Fish Facility at the Cowlitz Falls Dam in 1996 marking the beginning of a unique opportunity to restore anadromous salmonids, including spring chinook, late winter steelhead and coho to an estimated 240 miles of historically productive habitat in the upper Cowlitz and Cispus watershed.  Bonneville Power Administration (BPA) built the dam and fish facilities and owns all power generation through 2032.  The BPA Contract Generating Resources funds the operation of the dam and fish facility.

As noted in the Cowlitz Subbasin Summary (Dammers et al., 2001) Fish and Wildlife Program Needs, Cowlitz River steelhead and chinook salmon are part of the Lower Columbia River ESU (Evolutionary Significant Unit) and are currently listed under the Endangered Species Act (ESA). Coho salmon populations are candidates for and coastal cutthroat are proposed for listing under ESA. Abundance and survival estimates will be needed to determine if the combination of hatchery programs, reintroduction efforts, and habitat restoration programs are working and to determine if these fish can be removed from the Endangered Species list.

One component of the Fish and Wildlife needs identified in the Provincial sub-basin summary report for the Cowlitz Basin was the need to “Monitor the success of the Anadromous Fish Reintroduction Program above Cowlitz Falls and improve collection efficiencies at the Cowlitz Falls Dam”. The Anadromous Fish Reintroduction Program continues to demonstrate that the upper watershed can produce significant numbers of healthy smolts from hatchery fry plants and adult hatchery spawners including late winter steelhead, coho, and spring chinook. A key factor to the success of the reintroduction effort here is the collection efficiency of the collection system at the Cowlitz Falls Dam.  Monitoring at the dam is a critical tool to assess collection efficiency and estimate total smolt production from the adult spawners and hatchery fry and fingerling releases.  By using PIT tags for this monitoring, we expect to improve accuracy while reducing handling impacts on listed fishes.

The reintroduction program also supports components of other needs identified in the fish and wildlife needs addressed in the subbasin summary.  The reintroduction efforts support efforts to recover chinook and late winter steelhead and preserve and maintain genetic life history diversity.  It provides a unique opportunity to monitor and assess reproductive fitness and success of hatchery origin fry and fingerling releases and the offspring of hatchery adults that are released in the upper watershed and spawn naturally.  It supports a key goal of identified in NWWPC 1995 Fish and Wildlife Program of seeking to utilizing available productive habitat that has been effectively blocked for over thirty years with the construction of Mayfield and Mossyrock Dams.

Among the Reasonable and Prudent Actions (RPA’s) listed for the Columbia Basin, efforts to improve fish entrance into surface collectors is a listed activity.  USGS-BRD research conducted at the Cowlitz Falls project document similar behavioral observations common to those observed and reported at Lower Granite Dam (Rondorf, pers.com.).  The ability to monitor and identify the productivity of hatchery origin stocks and potential impact on naturally producing and or wild stocks in a common theme in many RPA actions and proposals throughout the basin.  The smaller scale and scope of the reintroduction program in the upper Cowlitz watershed provide a unique study area to supplement knowledge and understanding of some of these components.

We also believe this proposal is consistent with the Columbia River Basin Fish and Wildlife Program.  Under the Biological Objectives the Council adopted regional objectives and among those are to: 1) Address anadromous fish losses “Restore the widest possible set of healthy naturally reproducing populations of salmon and steelhead” 2) Substitution for anadromous fish losses “Take action to reintroduce anadromous fish into blocked areas, where feasible.”  Furthermore, the council decided that a strategy was “Intact habitat: Where the habitat for a target population is largely intact, then the biological objectives for that habitat will be to preserve the habitat and restore the population of the target species up to the sustainable capacity of the habitat.”  These strategies are applicable to the Cowlitz Basin where over 240 miles of tributary habitat is available with minimal degradation.  The strategy of reintroduction is taking advantage of the intact habitat previously blocked to anadromous fish and restoring salmonids.  The Fish and Wildlife program proposed to “Use native species wherever feasible”.  In the case of the Cowlitz basin, the stocks are native and naturally produced chinook and steelhead are ESA listed, coho are candidates for ESA listing, and cutthroat are being considered for listing.  Therefore, by proposing to assist in the restoration, we follow the Councils recommendations quite closely, taking advantage of intact habitat and conducting restoration efforts that will support the delisting of ESA listed stocks.

This proposal was submitted to the Lower Columbia Province for review and received recommendations to fund from the ISRP and CBFWA.  CBFWA recommended that this proposal be submitted to the Mainstem Provincial Review Process.  Both concurred that the proposal addressed critical elements in the NMFS Biological Opinion.  The ISRP requested a response to the following questions which are presented here.

Selected ISRP Preliminary Questions and Comments:

“A response is requested on how the Anadromous Fish Reintroduction Program is being evaluated.  This project could potentially be very worthwhile but its value needs to be assessed within the context of the evaluation. “

What are the objectives of the evaluation?

The goal of the reintroduction program is to reintroduce anadromous salmonids to 240 miles of habitat above the Cowlitz Falls Dam to develop self sustaining populations using the juvenile fish collection facilities at the dam coupled with the transportation and release of smolts downstream and adults upstream to the upper watershed.  The objectives for the evaluation focus on the potential smolt production from the upper watershed and the ability to collect the smolts at the Cowlitz Falls Dam and Fish Facility.

Objective 1.  Determine and measure the ability of the upper watershed to produce healthy robust smolts from fry and fingerling plants, from hatchery origin adults (HOR) and ultimately natural origin adults (NOR) released in the upper watershed and allowed to spawn naturally.  The anadromous stocks are indigenous to the watershed and have been sustained by hatchery production at the Cowlitz Hatchery Complex in the lower Cowlitz River.

Key program activities for this objective include:

- The release of adults in the upper watershed as they become available, beginning with HOR and gradually moving to NOR as the program continues.

- The distribution of available fry and fingerlings from the Cowlitz Hatchery Complex production throughout the accessible areas of 240 miles of anadromous habitat in the upper watershed.

- And as the number of HOR and NOR adults available approaches and or exceeds initial escapement targets for the upper watershed, discontinue fry and fingerling releases.

Objective 2.  Determine the ability and efficacy of the surface collection system at the Cowlitz Falls Dam and Fish Facility to collect smolts.

Key program activities for this objective include:

- The enumeration and monitoring of the health and condition of smolts collected, transported and released from the stress relief ponds at the Cowlitz Salmon Hatchery (CSH)

- The evaluation and monitoring of the performance of the surface collection system that include:

- Measuring Fish Collection Efficiency based on mark recapture throughout the collection season

- Identifying and conducting research to improve FCE in effort to achieve FCE of up to 95 %

Objective 3.  Determine the total production of smolts from the upper watershed and the production of adults from these smolts.

Key program activities for this objective include:

- Estimate total smolt yields from the upper watershed as well as fry/fingerling to smolt yields, egg to smolt yields

- Identify and enumerate unmarked adults that return to the CSH from smolts produced in the upper watershed and return these adults to the upper watershed to spawn

- Estimate Smolt to Adult Return survival for each species.  Smolts collected and released from the upper watershed are unmarked.  Smolts released from the Cowlitz Hatchery complex are marked with a fin clip.  Most smolts from the Tilton watershed are marked with a coded wire tag.

What are the results of the evaluation to date?

Past efforts to monitor, assess and improve collection efficiency have been guided and assisted by a technical advisory committee, fisheries management agency direction (NMFS, USFWS, WDFW), Bonneville Power Administration and the United States Geological Survey-Biological Resources Division in Cook, WA. The following bullets briefly highlight research efforts undertaken over the last six years and cites the publications associated with the research.

In 1996 and 1997:

- Mark recapture estimates of collection efficiency lead WDFW staff to conclude that fish collection efficiencies were lower than expected and much lower than that reported by Adeniyi et al. (1997) based on single beam hydroacoustics.

- Adaptive Management Action: WDFW and TAC seek fish behavior study

In 1998:

- USGS conducts pilot study of radio-tagged juvenile steelhead by USGS and WDFW  (Adams et al. 1998).  Results indicate passage through the induction slot is a problem.

In 1999:

- The U.S. Geological Survey conducted studies to determine fish behavior as they approached the surface collection system (Evans et al. 1999).  They concluded that the baffle panel configuration at the upstream face of the dam created a hydraulic condition that was unfavorable for entrance into the collection flumes. Tests of strobe lights in the induction slot entrance did not reduce entrainment into the turbines.

- Adaptive Management Action: Proposal to test three different baffle panel configurations to identify improved hydrodynamic conditions at face of dam.

In 2000:

- USGS tests of a modified baffle panel configuration (top panel removed) resulted in two to three times as many fish entering entrance to the gate and surface collection flume over the modified panel based on radio-tagged steelhead and fish collected in the flumes (Hausmann et al. 2001).   As a result, the modified panels were accepted by management and both turbines use the new baffle panel configuration.

- Adaptive Management Action: New test configuration replaces original baffle panel configuration at the upstream face of the dam on both turbine intakes.

- USGS conducted initial large-scale test of directed flow using current mixers in Cowlitz Falls forebay.  Results show significant response of coho to directed flow. (citation)

In 2001:

- Research efforts to improve collection efficiency focused on evaluating a flared entrance to a collection flume in cooperation with the United States Geological Survey-Biological Resources Division using radio tags complemented with sampling catches in the flumes.  Flume sampling and facility catches indicate that the tested flared entrance did not improve collection efficiency.  USGS-BRD staff are currently completing the analysis of the radio telemetry data.

- Based on radio telemetry work, USGS-BRD staff concluded that 90% of the radio-tagged steelhead and 72 % of the spring chinook that entered the forebay were also detected at the collection flume entrances (U.S. Geological Survey, unpublished data).  Based on these results and past studies, they have concluded that fish pass near the collection flumes, but they also have a high rejection rate and many do not enter the flumes.

- Adaptive Management Action: radio-tag studies of juvenile salmon will not be continued and passage studies will focus on fish behavior near the flume entrances of the fish collections system

“The ISRP would strongly recommend the development of an experimental design to utilize this unique opportunity.

WDFW recognizes the need for an experimental design for the reintroduction program and is in the process of developing a comprehensive management plan for the watershed that will addresses this as well.   Implicit in the current reintroduction program are several hypotheses: One, that the upper watershed is still capable of producing significant numbers of healthy robust smolts.  Two, that the indigenous stocks maintained by the Cowlitz Hatchery Complex in the lower river can produce healthy robust smolts from fry and fingerling releases in the upper watershed and or HOR adults returned to the upper watershed and allowed to spawn naturally.  And, three, that collection at the surface collection system and fish facility at the Cowlitz Falls Dam will be sufficient coupled with the collection, transport and release of smolts downstream and adults upstream to allow the returning adults to sustain the population.

Further, the PIT equipment would provide the tool for assessing collector designs but what is being done to re-design this system for improved efficiency?

BPA is funding a pilot research effort to construct and test a modified entrance to the surface collection flumes this season.  Design and fabrication are underway.  Installation is scheduled for late April 2002.  Testing and evaluation is scheduled to begin in May and end in July.  Key cooperators in this effort include Montgomery-Watson-Harza, Lewis County Public Utility District, United States Geological Survey-Biological Resources Division and Washington Department Fish and Wildlife.

The current PIT tag detection equipment at the Cowlitz Falls Fish Facility does not need to be redesigned, only updated from the non ISO system to the current basin standards.  The addition of PIT tag detectors in the collection flumes in the outyears, addressed in the proposal, would improve efficiency and complement research efforts to improve collection efficiency.

d. Relationships to other projects

Bonneville Power Administration, Contract Generating Resources funds the Cowlitz Falls Project and owns all power generation through 2032.  This is a federal project but operated by Lewis County PUD under the direction of Bonneville Power Administration.  It is unique in that the funds for the projects Fish and Wildlife Program come out of the total power budget for the Cowlitz Falls Hydroproject and are entirely separate from BPA’s Fish and Wildlife Program.  This project also falls under the NMFS ESA rules for the Lower Columbia River.  NMFS currently has listed Cowlitz late winter steelhead as threatened.  The Cowlitz Reintroduction Program is a component of the State’s conservation initiative to meet NMFS recovery plan requirements.

The existing PIT tag detection system is not compatible with current standards throughout the Columbia River Basin.  Nearly all other systems in the basin have been upgraded to the new ISO standard through various sources of funding, mostly federal.  Upgrading the Cowlitz Falls project PIT tag detection equipment would enable the detection of these fish as juveniles in the NMFS seining program in the estuary, in additional estuary life history work, from tern colony nesting sites and any adults that stray upon their return.

Lewis County PUD provides assistance and maintenance for the reintroduction program and ongoing research.  The PUD is responsible for all operations associated with the 200-ton crane and associated jib crane.  The PUD installs the fish baffle panels, lowers fyke nets and controls all aspects associated with the use of the cranes and related maintenance.  The Project Biologist coordinates the ongoing reintroduction efforts between the PUD and WDFW and any other agencies/organizations working on site at the Project.

In addition to Lewis County PUDs’ work, Tacoma City Light provides most of the fish transport for the reintroduction effort.

e. Project history (for ongoing projects)

This is a new project proposal, however the core reintroduction program for the upper Cowlitz watershed had been funded by BPA Contract Generating Resources since 1996.

f. Proposal objectives, tasks and methods

## Project Outline

Planning and Design (Section 1, Part 4)

Objective 1. (4.1).  Upgrade Fish Facility PIT Tag Detection system at the Cowlitz Falls Project to Basin ISO standards

a.  Consult with Vendors and solicit formal proposal to upgrade outdated PIT Tag Detection system

b.  Review and approve final proposal

c.  Schedule and coordinate installation prior to smolt migration beginning in April, 2003 with BPA and LCPUD

Objective 2. (4.2).  Initial planning to install PIT tag detection in two of four collection flumes to support research efforts to improve and monitor smolt entrance into the collection flumes in 2004

a.  Consult with LCPUD Project Engineers on project feasibility, design criteria, safety issues, and logistics to add additional PIT tag detectors to existing flumes

- Review results of monitoring and research during the '03 season on entrance behavior

Objective 3. (4.3).  Develop and refine plans to utilize PIT tags as a long-term tool to monitor smolt emigration, timing, smolt yields, collection efficiency, and response to changes in the collection system in-season and long term

a.  Work with a consulting statistician to define the numbers of PIT tags and tagging strategy to measure and monitor each component with appropriate levels of accuracy, precision and confidence levels for each species

Objective 4. (4.4). Continue work begun prior to 2003 on the modified prototype surface collector entrance design

- Complete engineering design work to modify prototype surface collector

entrance

Objective 5. (5.1 Outyear, 2004). Complete plans to install two two coil detectors in two of the four collection flumes prior to the March 2004

Objective 6. (5.2 Outyear, 2004 to 2005) At the end of the 2004 season, review results from 2004 work and plan for PIT tag detection in the remaining two collection flumes to support efforts to monitor and improve smolt collection

Objective 7. (5.3 Outyear, 2005) Complete plans to install the two two coil detectors in the remaining collection flumes prior to March 2005

Construction/Implementation (Section 1, Part 5)

Objective 1. (5.1)  Upgrade PIT Tag Detection system at Project Fish Facility

- Contract with Selected Vendor to complete upgrade prior to beginning of smolt migration season in March of 2003

Objective 2. (5.2) Train staff in PIT Tagging techniques

- Have staff gain learn proper techniques and gain experience working with experienced staff from other agencies in the basin

Objective 3. (5.3) Complete fabrication of modified surface collection prototype

- Engineering firm to complete the modified surface collector entrance prototype and deliver it to the project

Objective 4. (5.4) Install modified surface collector entrance prototype

a.  LCPUD staff to install modified surface prototype entrance collector

Objective 5. (5.3 Outyear, 2004)  Install PIT tag detection on two collection flumes

Objective 6. (5.4 Outyear, 2005)  Install PIT tag detection on two remaining collection flumes

Operation and Maintenance (Section 1, Part 6)

Objective 1. (6.1) Service and Maintain PIT Tag Equipment

- Set up service contract with Vendor for service as needed in-season

Objective 2. (6.2 Outyears, 2004 to 2007)  Continue Service and Maintenance Agreement with Vendor for PIT Tag Equipment

Monitoring and Evaluation (Section 1, Part 7)

Objective 1. (7.1) Conduct post-construction evaluation of the new ISO compatible PIT tag collections system to ensure that detection efficiency is acceptable and fish passage is not detrimental to fish

a.   PIT tag up to 1,000 smolts for release into the flume system to determine PIT                detection efficiency.

b.  Monitor descaling to determine if modifications to the flume with new PIT tag detection system cause excessive descaling.

Objective 2. (7.2)  Concurrently PIT tag and elastomer mark smolts to compare PIT tag results with elastomer marks used during the past 6 years of monitoring to ensure that mark method does not bias results.

- PIT tag up to 2,000 smolts to compare past marks collection

- Mark groups smolts of each species weekly with elastomer marks to compare to PIT tag fish passage metrics (funded under operations of fish facility)

Objective 3. (7.3):  Evaluate PIT-tagged smolts to replace flume sampling and radio tagging as tools to evaluate measures to improve fish collection efficiency.

a.  PIT tag and release up to 3,000 smolts for surface collector entrance evaluations. (see discussion below of sample group size and numbers).

b.  Task b.  Monitor fish behavior at the flume entrances using flume sampling, an acoustic camera, or radio telemetry.  (Primary funding for this task will be from another source)

Objective 4. (7.4) Submit all tagging files to regional PIT Tag Data Base (Ptagis)

- Validate and submit all tagging files upon releasing tagged fish

Objective 5. (7.5) Monitor recovery of PIT tags in lower Columbia River to supplement timing and life history information as tagged juveniles migrate to the ocean

- Access Ptagis for tags recovered in estuary trawl program conducted by NMFS

- Access Ptagis for tags recovered in on-going sampling of avian nesting sites and Estuary life history studies

Objective 6. (7.6) Complete annual reports

Discussion:

Objective 1. (7.1) Conduct post-construction evaluation of the new ISO standard PIT tag detection system to ensure that detection efficiency acceptable and fish passage is not detrimental to fish

Task a & b.  It is only prudent to conduct a post-construction evaluation to ensure that the PIT tag detection efficiencey is acceptable and the modifications to the fish collection flume have no detrimental effects on fish.  Descaling assessment criteria will be the same as those used at the juvenile fish monitoring facilities operated under the oversight of the Fish Passage Center, Portland, Oregon.

Objective 2. (7.2)  Concurrently PIT tag and elastomer mark smolts to compare PIT tag results with elastomer marks used during the past 6 years of monitoring to ensure that mark method does not bias results.

Task a.  The salmon restoration program has a great deal invested in monitoring of fish collection metrics based on visual marks in the past 6 years.  Fish collection efficiency is an important measure for the performance of the collection system and a tool to measure smolt production from the reintroduction strategies employed in the upper watershed.  Estimates based on visual marks used in the past may be missed and require that we sample all fish in the collection.  PIT tag detection for juveniles with the new ISO transceivers has proven to be very accurate and reliable.  Based on the advice from Neeley (2001), a consulting statistician for the project, we can identify the numbers of PIT tagged fish and numbers of releases we need to measure collection efficiency and detect specified levels of significance.  We propose to concurrently look at collection efficiency as we have done in the past, releasing groups of marked fish typically once a week over the migration season.  This strategy will ensure an orderly transition from using performance metrics based on marks to performance metrics based on detection of PIT tags at the facility.

Objective 3:  Evaluate PIT-tagged smolts to replace flume sampling and radio-tagging as tools to evaluate measures to improve fish collection efficiency.

Task a.  We propose to evaluate the performance of the modified surface collection flume in two ways, the first will be an estimate of FCE and the second by study of the behavior near the entrance of the flume.  At this time we have estimated sample sizes for a general estimate of FCE based on the advice of a consulting statistician.  If the test involved a test and control configuration it could only be conducted in spring when two turbines are operated.  The determination of the number of PIT-tags required for general estimates of FCE is based on the number of PIT-tags per release and the number of releases required to detect a specified significance level (Neeley 2001).  The assessment as to the number of PIT tags to release per year, the number of releases per year, the specification of how big of a difference (d) is desired to be detected as significant and specified significance level.  For a one-tailed test to detect a 10% difference in FCE will require the release of a total of 1,862 steelhead in 15 releases of 124 fish each.   To detect a 20% difference in FCE of coho will require the release of a total of 1,683 in 15 releases of 112 fish each. To detect a 20% difference in FCE of Chinook salmon will require the release of a total of 1,220 in 15 releases of 81 fish each.  This will require the release of about 5,000 PIT tags annually.

Task b.  Monitor fish behavior at the flume entrances using an acoustic camera.

We will also assess smolt behavior at the entrance to the modified surface collection flumes using an acoustic camera.  We believe this approach is appropriate as we have identified entry of fish into the collection flumes as a critical milestone for the reintroduction program.  We propose to use a Dual-Frequency Identification Sonar (DIDSON) acoustic camera to record smolt response to two different configurations.  The camera is owned by USGS and will be provided at no cost.  The camera is capable of producing images in water with zero visibility and using sound can produce near-video quality images.  The study of fish behavior using the acoustic camera is relatively new and protocols to quantitatively measure fish behavior will be developed by USGS prior to the performance period of this proposal.

g. Facilities and equipment

The Cowlitz Falls Project Fish Collection Facility was designed and constructed as the cornerstone for the Reintroduction program for anadromous salmonids in the upper Cowlitz Watershed and was completed in 1996. Facilities include: fish flap gates, a flume transport system, juvenile and adult separation, PIT tag detection system, work-up areas and holding facilities for juveniles and adult fish.  The PIT tag detection system installed in 1996 was configured to a now obsolete system.  In addition, the Cowlitz Falls Dam provides a 200 ton crane and jib crane (capable of moving and installing baffle panels, prototype surface collector modifications, etc.).  With the exception of the updated PIT tag detection components, the facilities and program have the necessary equipment for the proposed program.

The USGS’s Columbia River Research Laboratory has the necessary field equipment (e.g., boats, field gear, etc.) and expertise to conduct fish passage studies at large and small hydropower dams.  The facility maintains the necessary supplies and computer facilities to evaluate acoustic camera videos.  Personnel have access to computers for data reduction, storage, statistical analyses, and report preparation.

Other resources include:

-A selection of 25 research vessels operated at U.S. Coast Guard standards

-Two 2,700 square foot storage facilities with shop

-A local computer network integrating state-of-the-art GIS capabilities

-A technical staff of 60-120 fishery biologists, ecologists, and technical specialists

An office and analytical laboratory in a 15,000 square foot facility

h. References

| Reference (include web address if available online) | Submitted w/form (y/n) |
| --- | --- |
| Brett, J.R., and D.F. Alderdice. 1958. Research on guiding young salmon at two British Columbia field stations. Bulletin Number 17, Fisheries Research Board of Canada, Ottawa. | No |
| Current Solutions, L.L.C. 2000. Flow inducer fish guide and method of using same. U.S. Patent Number 6,102,619. | No |
| Dammers, et al.2001. Draft Cowlitz Subbasin Summary Prepared for the Northwest Power Planning Council. WDFW. | No |
| Haro, A., M. Odeh, J. Noreika, and T.Castr-Santos. 1998. Effect of water acceleration on downstream migratory behavior and passage of Atlantic salmon smolts and juvenile American shad at surface bypasses. Transactions of the American Fisheries Society 127:118-127. | No |
| Johnson, G.E., N.S. Adams, R.L. Johnson, D.W. Rondorf, D.D. Dauble, T.Y. Barila. 2000. Evaluation of the Prototype surface bypass for salmonid smolts in spring 1996 and 1997 at Lower Granite Dam on the Snake River, Washington. Transactions of the American Fisheries Society 129:381-397. | No |
| Neeley, D., 2001. Draft write-up for Cowlitz Falls Fish Facility Proposal. Prepared for Cowlitz Falls Project, Randle, WA. | No |
| Plumb, J.M., M.S. Novick, N.S. Adams, and D.W. Rondorf. 2002. Behavior of radio-tagged juvenile Chinook salmon and steelhead in the forebay of Lower Granite Dam relative to the 2000 surface bypass and behavioral guidance structure tests. Annual report by U.S. Geological Survey to U.S. Army Corps of Engineers, Walla Walla, Washington. | No |
| Thompson, J.S., and G.J. Paulik. 1967. An evaluation of louvers and bypass facilities for guiding seaward migrant salmonids past Mayfield Dam in western Washington. Report by Washington Department of Fisheries to Tacoma Department of Public Utilities, Tacoma, Washington. | No |
| Rainey, S. 1997. Opportunity for discovery: An important tool for assessment of surface collection technology potential for improving juvenile salmon passage at Columbia River dams. Proceedings of a Fish Passage Workshop, May 6-8, 1997, Milwaukee, Wisconsin. | No |
| Ruggles, C.P., and P. Ryan. 1964. An investigation of louvers as a method of guiding juvenile Pacific salmon. The Canadian Fish Culturist 33: 1-68. | No |
| Rainey, S. 1997. Opportunity for discovery: An important tool for assessment of surface collection technology potential for improving juvenile salmon passage at Columbia River dams. Proceedings of a Fish Passage Workshop, Milwakee, Wisconsin, May 6-8, 1997, Alden Research Laboratory, Holden, Massachusetts | No |
| Serl, John and C. Morrill, 1999. The1997/98 Annual Report for the Cowlitz Falls Project. WDFW, BPA Contract Number 96BI92557 | No |
| Serl, John and C. Morrill, 2000. The 1999 Annual Report for the Cowlitz Falls Project.WDFW, BPA Contract Number 96BI92557 | No |
| Serl, John and C. Morrill, 2000. The 2000 Annual Report for the Cowlitz Falls Project. WDFW, BPA Contract Number 96BI92557 | No |
| Serl, John and C. Morrill, 2002. The 2001 Draft Annual Report for the Cowlitz Falls Project. WDFW, BPA Contract Number 96BI92557 | No |
| USACE (U.S. Army Corps of Engineers; Battelle; BioAnalysts, Inc.; U.S. Geological Survey) 2001 Development of the surface bypass and collector at Lower Granite Dam 1994-2000. U.S. Army Corps of Engineers, Walla Walla District, Walla Walla, Washington. | No |

# Section 10 of 10. Key personnel

CHARLES MORRILL

## Fish Biologist, Washington State Department of Fish and Wildlife

Education:

M.S. in Fisheries, University of Idaho, 1972

B.S. in Wildlife Management, University of Maine, 1969

Current Employment and Responsibilities:

Mr. Morrill has over 25 years of professional experience working with Anadromous Salmonids in Washington for the Washington Departments of Fisheries, Wildlife, and now Fish and Wildlife.  Since the early 1980's he has worked on and led a variety of projects within the Columbia Basin including Coded-Wire tag recovery programs, Smolt Monitoring Programs at Lower Monumental and Lower Granite Dam, and for the last three years, the Fish Passage/Facility component of the Cowlitz Falls Anadromous Fish Reintroduction Program.

Currently Mr. Morrill:

Leads and supervises WDFW work at the Cowlitz Falls Fish Facility as part of the Cowlitz Falls Anadromous Fish Reintroduction Program

Supervises WDFW Smolt Monitoring work at Lower Granite Dam (LGR), Lower Monumental Dam and McNary Dam under the Northwest Power Planning Councils Fish and Wildlife Water Budge Measures Program under the oversight of the Fish Passage Center (FPC).

Supervises WDFW work at Lower Granite Dam, Lower Monumental Dam and McNary Dam as part of the Corps Walla Walla District annual Juvenile Fish Facility Operation Program.

Represents the agency as a technical member on the PIT Tag Steering Committee (PTSC), which provides technical direction and guidance for the continued development and use of PIT tags and the PIT tag database (PTAGIS) within the Columbia Basin.  The PTSC is a standing subcommittee under the Fish Passage Advisory Commission (FPAC) and Columbia Fish and Wildlife Authority (CBFWA).  The Pacific States Marine Fisheries Commission's (PSMFC) PIT Tag Operations Center (PTOC) handles the day to day management and system operation for system hardware and software.

Represents the agency as technical member on the Adult PIT Tag Oversight Committee that participates in the development and implementation of the new adult PIT tag detection at key mainstem projects in the basin.  This committee is lead by the Bonneville Power Administration and the Corps. of Engineers, the two action agencies responsible for implementing adult PIT detection under the NMFS biological opinion.

Serl, John and C. Morrill, 1999.  The1997/98 Annual Report for the Cowlitz

Falls Project. WDFW, BPA Contract Number 96BI92557.

Serl, John and C. Morrill, 2000.  The 1999 Annual Report for the Cowlitz Falls

Project.WDFW, BPA Contract Number 96BI92557.

Serl, John and C. Morrill, 2000.  The 2000 Annual Report for the Cowlitz Falls Project.WDFW, BPA Contract Number 96BI92557.

Serl, John and C. Morrill, 2002.  Draft 2001 Annual Report for the Cowlitz Falls Project.WDFW, BPA Contract Number 96BI92557.

JOHN DAVID SERL

Fish Biologist, Washington State Department of Fish and Wildlife

## On Site Cowlitz Falls Fish Facility Lead Biologist

### EDUCATION

University of Washington, Seattle, Wa.  Master of Science in Fisheries, March 1999.

University of Washington, Seattle, Wa.  Bachelor of Science in Fisheries, cum laude, June 1991.

EMPLOYMENT

FISH BIOLOGIST II,  April 1996-Present.

Cowlitz Falls Anadromous Fish Reintroduction project, Washington Department of Fish and Wildlife, Randle, Washington.  Assisted with final construction and start up of the Cowlitz Falls Fish Facility.  	Evaluated Fish collection efficiency of the Facility.  Supervised, trained and directed a crew of 3 to 13 technicians.  Provided on-site direction for capture, marking, identification and transportation of juvenile salmonids at the fish collection facility and Lake Merwin trap.  Provided coordination for project activities between Contractors, PUD, consultants and WDFW groups.  Collected, entered and summarized project data.  Assisted in preparation of reports, memos, letters and budgets.

RESEARCH ASSISTANT,  September 1992-June 1995.

Washington Cooperative Fish and Wildlife Research Unit, University of Washington, Seattle, Wa.   Designed a study of the effects of urbanization on stream fishes within a watershed.  Sampled fish populations and habitat use by electrofishing.  Determined trout ages from collected scales.  Analyzed collected data via personal computer.  Produced a written thesis.

FISH AND WILDLIFE HELPER,  March 1992-September 1992.

Public Utility District No.1 of Chelan County, Wenatchee, Washington.  Assisted with studies of juvenile salmonid passage at hydro-electric projects.  Monitored numbers and condition of downstream migrating juvenile salmon.  Participated in wildlife habitat improvement projects.

Serl, John and C. Morrill, 1999.  The1997/98 Annual Report for the Cowlitz Falls Project. WDFW, BPA Contract Number 96BI92557.

Serl, John and C. Morrill, 2000.  The1999 Annual Report for the Cowlitz Falls

Project.WDFW, BPA Contract Number 6BI92557.

Serl, John and C. Morrill, 2000.  The 2000 Annual Report for the Cowlitz Falls Project. WDFW, BPA Contract Number 96BI92557.

Serl, John and C. Morrill, 2002.  Draft 2001 Annual Report for the Cowlitz Falls Project.WDFW, BPA Contract Number 96BI92557.

MICHAEL S. KOHN

## Lewis Co PUD biologist on loan to BPA

QUALIFICATIONS

Experience coordinating with multiagency technical committees involving

the anadromous fish reintroduction in the upper Cowlitz River and previously on fish passage issues in the Yakima Basin.  Responsibilities include chairing the Cowlitz Falls Technical Advisory Committee and overseeing research and monitoring programs.

Experience performing a variety of activities for the Bonneville Power Administration, including: facility design review, permitting, budget development and review, as well as participating in many biological studies.  Responsibilities also include informing county officials, sportsmen groups, landowners and the general public regarding the various fish and wildlife programs.

Experience overseeing the design, implementation, maintenance and monitoring of the Cowlitz Falls Wildlife Mitigation Plan.   Previously a member of the Fish and Wildlife Committee overseeing the implementation of the Wildlife Plan and currently a member of the Habitat Evaluation Procedure (HEP) team responsible for evaluating the project habitat baseline.

Experience monitoring and evaluating the various life stages and migrations of anadromous fish.  Experience includes training and supervising entry level biologist and up to 12 fisheries technicians.  Responsibilities included managing large quantities of data, data analysis and report writing.

EDUCATION

BS General Science, Portland State University; 1982.  Major course work in Biology and Geography.

Previously attended Hope College in Holland Michigan.  Major course work in Biology.

Work Experience

Feb 1993 – Present  Lewis County PUD (hired in cooperation with BPA)

Aug. 1987 – Feb 1993  Yakima Indian Nation - Fisheries Resource Management, Toppenish, WA.  Supervisor at the Chandler Juvenile Fish Facility in Prosser (smolt monitoring and evaluation).  Previously the Project Leader the final year of the Spring Chinook Enhancement Project.  Field Supervisor for spawning surveys in Methow and Okanogan Basins for three seasons.

# DENNIS W. RONDORF

## Research Fishery Biologist

# EDUCATION:

M.S. Oceanography and Limnology, University of Wisconsin, Madison, 1981

B.S. Wildlife Management, University of Minnesota, St. Paul, 1972

PROFESSIONAL EXPERIENCE:

# October1996- Present:  Research Fishery Biologist, Project Leader for Anadromous Fish

Ecology, Columbia River Research Laboratory, U.S. Geological Survey, Cook, WA

November 1993-October 1996:  Research Fishery Biologist, National Biological Survey

July 1979-November 1993:  Research Fishery Biologist, Fishery Biologist, Research and

Development, U.S. Fish and Wildlife Service.

# CURRENT EMPLOYMENT AND RESPONSIBILITIES:

D.W. Rondorf serves as a Research Fishery Biologist and Section Leader for the Anadromous Fish Ecology section at the Columbia River Research Laboratory, U.S. Geological Survey, Cook, Washington.  Current areas of research include the behavior, ecology, and habitat use by chinook salmon in the Snake and Columbia rivers.  Other research activities include the distribution of smolts and the relation to gas supersaturation in the main stem Columbia River and behavior of smolts to evaluate  a prototype surface collector at Lower Granite Dam, Washington.  In recent years, D.W. Rondorf has lead research teams studying behavior and habitat using radio telemetry, geographic information systems (GIS), global positioning systems (GPS), remotely operated underwater vehicles (ROV), hydroacoustic fish stock assessment systems, and acoustic Doppler current profilers (ADCP) as research tools.

RECENT PUBLICATIONS:

Adams, N.S., G.E. Johnson, D.W. Rondorf, S.M. Anglea, and T. Wik. 2001.   Biological evaluation of the behavioral guidance structure at Lower Granite Dam on the Snake River, Washington in 1998.   American Fisheries Society Symposium 26:145-160.

Perry, R.W., N.S. Adams, and D.W. Rondorf. 2001.  Buoyancy compensation of juvenile Chinook salmon

implanted with two different size dummy transmitters.  Transactions of the American Fisheries Society.  130:46-52.

Tiffan, K.F., and D.W. Rondorf.  2000.  Physiological development and migratory behavior of subyearling fall  chinook salmon in the Columbia river.  North American Journal of Fisheries Management.  20:28-40.

Tiffan, K.F., R.D. Garland, and D.W. Rondorf. 2002 Quantifying flow-dependent changes in subyearling fall Chinook salmon rearing habitat using two-dimensional spatially explicit modeling.  North American Journal of Fisheries Management.  (In press).

Venditti, D.A., D.W. Rondorf, and J.M. Kraut. 2000.  Migratory behavior and forebay delay of radio-tagged juvenile fall Chinook salmon in a Lower Snake River Impoundment.  North American Journal of Fisheries Management 20:41-52.