SPOKANE TRIBE OF INDIANS

WILDLIFE MITIGATION PROJECT (Land Acquisition)

Project # 1991-062-00

ISRP COMMENTS:

This proposal fails to present evidence of the effectiveness of past purchases and similarly fails to adequately describe how purchases will be prioritized. The priorities appear to be simply repeated from the subbasin plan, with little description of the process that was used to prioritize purchases. The ISRP requests a response describing the prioritization process and to justifying the land purchases. Additionally, the ISRP requests a description of the success of past purchases (i.e., an evaluation of project success), a reasonable expectation for a program with a long history of funding.

SPOKANE TRIBE RANKING CRITERIA:

As part of the Spokane Tribes’ effort to select land parcels for inclusion into the Northwest Power Planning Councils’ wildlife mitigation program, an unbiased, biologically driven system was needed.  The following characteristics and scores are used as the framework for filtering lands within the process. A parcel of land is measured against the chosen characteristics and given a score.  Parcels must score at least a 17 out of a possible 26 points to be considered for purchase.  This will help maximize both Tribal and BPA investments.

CRITERIA									       SCORE

A.  Big Game Winter Range

1.  Within the three identified winter range zones					5

2.  Not in identified zones, but <2500’MSL, w/southern aspect				2

and with preferred shrub species (redstem ceanothus, bitterbrush,

chokecherry, serviceberry) as major component

3. No winter range characters								0

B.  Habitat and Species Diversity

1.  Three of more (3+) cover types present of high wildlife species diversity		3

2.  Two (2) cover types of moderate diversity						2

3.  One (1) cover type of low diversity							1

C.  Successional Status

1.  Late										3

2.  Mid										2

3.  Early										1

D.  Habitat Quality

1.  Mostly undisturbed									4	                        2.  Moderately disturbed								2

3.  Degraded										0

E.  Parcel Size

1. Large:  >120 acres or <120 acres but in close proximity to other Wildlife lands	3

2.  Medium:  40-120 acres								2

3.  Small:  <40 acres									0

F. Riparian/Wetland

1. Significant percent with fish present							3

2.  Significant percent but w/o fish							2

3.  Live water in summer								1

4.  No significant riparian/wetland							0

G.  Special Use

1.  More than one known:  winter range/migratory corridor/significant breeding		3

2. Only one of above									2

3.  None known									0

H.  Management Costs

1.  Relatively High (great inputs needed to push towards late stable state)		0

2.  Medium										1

3.  Low										2

This is the criteria that the Spokane Tribe of Indians use to identify lands that are to be acquire as part of the Wildlife Mitigation Program.  The lands that were identified in the proposal all met the minimum ranking to be purchased for wildlife mitigation.

SUCCESS OF THE PROJECT:

The Spokane Tribe of Indians considers this project to be successful if land is being acquired for the protection, enhancement, and restoration of wildlife habitat for the benefit of all wildlife species as partial mitigation for construction and inundation (C&I) losses of Grand Coulee Dam.  The land acquisitions are used to credit BPA for the Habitat Units (HU’s) that were lost as identified in the Wildlife Protection, Mitigation and Enhancement Planning for Grand Coulee Dam (Creveling & Renfrow, 1986).  Since 1991 with the first land acquisition to current, the BPA has acquired 4250.64 acres of wildlife habitat on and adjacent to the SIR as partial mitigation.  The Tribes losses totaled 6,660 habitat units and as of July 11, 2006, BPA has or will receive a minimum of 3720 HU’s as protection credit for the acquisition of the lands on the SIR.  Refer to Table 1 for complete list of properties and HU crediting.  These acquisitions have resulted in the Spokane Tribe being 56% mitigated for C&I losses at Grand Coulee over the last 15 years.

True success of this project would be for BPA and the Spokane Tribe to complete mitigation for C&I losses on the SIR.  The project proposal identifies 3965 acres to be acquired in FY07-09, which could potential complete the land acquisition for the Tribes C&I losses at Grand Coulee Dam.  It is estimated that with the acquisition of the FCP lands that the Tribe will have acquired between 5900 and 6000 HU’s for protection credit to BPA.  The remaining 660-760 HU’s will cover BPA funded O&M, small scale enhancement, and maintenance of large enhancements (not funded by BPA) on Wildlife lands.

Another success of the project has been the joint effort that has resulted from acquisition of lands within the McCoy Lake Watershed (MLW).  The MLW became a focus of the Tribe in the mid to late 1990’s because of lowering lake levels and degraded riparian habitat from years of agricultural activities.  McCoy Lake which is approximately a 40-acre lake at full pool had been having record low water levels of up to 13 feet below full pool.  In 1999, the MLW was designated as a Geographic Priority Area by the Washington State Natural Resource Conservation Service (NRCS).  This has resulted in the Wildlife Program receiving contracts for approximately $179,000 from the Environmental Quality Incentive Program for the enhancement of riparian and upland habitat on 6 tracts of land within the MLW.  In 2004, the Tribe acquired the 565.82-acre Sampson property that lies on the northwest corner of the watershed.  With the acquisition of this property the Tribe acquired the water rights to an irrigation pond that was constructed in the early 1900’s.  The pond was constructed by diverting McCoy Creek (which flowed to McCoy Lake) to the pond site that lies north of the watershed.  Over the years, a spring was also developed to provide additional water to the pond.  In 2004, the Tribe’s Water Quality Program funded a stream restoration project that reconnected McCoy Creek to the watershed and McCoy Lake.  The stream reconnect finally began contributing water flows to McCoy Lake in 2006.  From October 2005 to April 2006 the flows had increased the lake level by nearly 10 feet.  As of July 11, 2006, there is still surface flow to the lake which did not receive flow during the peak snowmelt periods of 2004 and 2005.  Without funding for the project by BPA, and the cooperation of the NRCS, STOI Water Quality, and NW Indian Fisheries Commission, restoration efforts within the MLW would not have occurred.

TABLE 1: Spokane Tribe Wildlife Lands and HU’s

| TRACT | Acreage | Date Acquired | Cost (including closing) | HEP SPECIES | TOTAL HU'S BY PROPERTY |
| --- | --- | --- | --- | --- | --- |
|  |  |  |  | STG | WT DEER | MULE DEER | RUFFED GROUSE | MOURNING DOVE | YELLOW WARBLER |  |
| McCOY LAKE WATERSHED WMA |
| Allotment 401-A | 35 | 11/16/1995 | $19,500.00 |  | 35 |  | 8 | 8 | 6 | 57 |
| Harris | 180 | 9/24/1997 | $195,056.75 |  | 180 | 31 | 25 | 54 | 1 | 291 |
| Kenworthy | 40 | 10/3/1997 | $62,316.74 |  | 40 |  | 8 | 28 | 2 | 78 |
| Etue | 74 | 1/19/1999 | $135,124.00 |  | 74 |  | 40 | 4 | 5 | 123 |
| People | 317 | 3/4/1999 | $358,786.36 |  | 317 |  |  | 31 |  | 348 |
| People * | 123 | 3/4/1999 | $139,213.64 |  | 123 |  |  |  |  | 123 |
| Parson East | 200.55 | 2/27/2004 | $480,220.85 |  | 98 |  | 13 | 32 | 19 | 162 |
| Parson West | 300.75 | 2/27/2004 | $310,142.63 |  | 86 |  | 10 | 10 | 6 | 112 |
| Sampson | 565.82 | 3/26/2004 | $557,628.56 |  | 125 |  |  | 112 |  | 237 |
| Lantzy East | 85 | 3/26/2004 | $60,744.19 |  |  | 20 | 1 | 64 | 3 | 88 |
| Lantzy West | 124.3 | 9/29/2004 | $116,242.64 |  | 27 |  |  | 11 |  | 38 |
| Gribner Swap | 80 | 10/30/2005 | $56,648.91 |  | 17 |  | 2 | 7 | 2 | 28 |
| Yepa | 35 | 11/30/2005 | $46,080.94 |  | 6 |  | 1 | 5 | 1 | 13 |
| Allotment 474 | 95.85 | 1/27/2006 | $101,387.72 |  | 17 |  | 1 | 14 | 1 | 33 |
| TOTAL | 2256.27 |  | $2,639,093.93 | 0 | 1145 | 51 | 109 | 380 | 46 | 1731 |
| TRACT | Acreage | Date Acquired | Cost (including closing) | HEP SPECIES | TOTAL HU'S BY PROPERTY |
| FOX CREEK WMA |
| Kieffer | 40 | 6/24/1997 | $64,212.95 |  | 27 |  | 8 |  | 3 | 38 |
| Smith | 160 | 7/29/1998 | $288,467.62 |  | 126 |  | 10 |  | 5 | 141 |
| TOTAL | 200 |  | $352,680.57 | 0 | 153 | 0 | 18 | 0 | 8 | 179 |
| BLUE CREEK WMA |
| Allotment 322 | 77.5 | 1991 | $42,237.00 | 45 | 15 | 19 |  | 61 |  | 140 |
| Blue Creek | 701 | 1996-1997 | $661,473.79 | 75 | 673 | 274 | 16 | 77 | 6 | 1121 |
| Blue Creek * | 35 | 1999 | $0.00 |  | 35 |  |  |  |  | 35 |
| TOTAL | 813.5 | 3990 | $703,710.79 | 120 | 723 | 293 | 16 | 138 | 6 | 1296 |
| WELLPINT MT/PEAKS WMA |
| Allotment 67-B | 80 | 3/14/1996 | $83,000.00 |  | 52 | 14 |  | 23 |  | 89 |
| Allotment 65-C | 40 | 4/3/2004 | $46,500.00 | 1 |  | 11 | 5 | 5 | 2 | 24 |
| Allotment 154 | 148.59 | 2/10/2005 | $146,000.00 | 1 |  | 12 |  | 60 |  | 73 |
| Allotment 1052 | 79 | 12/21/2005 | $56,000.00 | 14 |  | 14 |  | 20 |  | 48 |
| Allotment 86 | 40 | 12/21/2005 | $80,000.00 |  | 10 |  |  | 2 |  | 12 |
| TOTAL | 387.59 |  | $411,500.00 | 16 | 62 | 51 | 5 | 110 | 2 | 246 |
| COTTONWOOD WMA |
| Allotment 13-B | 60 | 12/21/2005 | $109,000.00 |  | 15 |  | 3 |  | 3 | 21 |
| Allotment 314 | 80 | 12/21/2005 | $138,000.00 |  | 20 |  | 8 |  | 8 | 36 |
| Allotment 1073 | 80 | 1/5/2006 | $115,000.00 |  | 20 |  | 20 |  |  | 40 |
| Allot. 1074 (Mercer) | 100 | 3/9/2006 | $178,000.00 |  | 24 |  | 23 | 3 | 5 | 55 |
| Allotment 599 | 80 | 3/3/2006 | $261,000.00 |  | 20 |  | 20 |  |  | 40 |
| Allot. 1074 (Hill) | 120 | 3/30/2006 | $178,000.00 |  | 25 |  | 22 | 8 | 1 | 56 |
| TOTAL | 520 |  | $979,000.00 | 0 | 124 | 0 | 96 | 11 | 17 | 248 |
| TSHIMIKAN CREEK WMA |
| Allotment 283-B | 73.28 | 3/28/2006 | $77,000.00 |  | 18 |  | 1 |  | 1 | 20 |
| TOTAL | 73.28 |  | $77,000.00 | 0 | 18 | 0 | 1 | 0 | 1 | 20 |
| PROJECT TOTAL | 4250.64 |  | $5,162,985.29 | 136 | 2225 | 395 | 245 | 639 | 80 | 3720 |
| TOTAL HU LOSSES |  |  |  | 2445 | 1506 | 1019 | 913 | 612 | 165 | 6660 |
| REMAINING HU's |  |  |  | 2309 | -719 | 624 | 668 | -27 | 85 | 2940 |

Properties in blue are new in FY06 and indicate minimum HU’s for protection credit, HEP surveys have not been conducted to date.