199404200 - Trout Creek Fish Habitat Restoration Project

Sponsor: Oregon Department of Fish & Wildlife (ODFW)

Province: Columbia Plateau   Subbasin: Deschutes

Budgets: FY07: $475,545   FY08: $499,050   FY09: $533,900

Short description: Construction, O&M, and M&E of numerous new and existing instream and riparian habitat restoration projects; Monitoring and Evaluation of summer steelhead smolt production and adult return. M&E of instream and riparian habitat restoration activities.

Recommendation: Response requested

The project has a record of successful restoration activities. To merit continued funding, the sponsors need to provide a summary analysis of changes in habitat and fish abundance that have occurred as a result of the past projects.  They also need to revise the objectives to more accurately reflect the proposed work and develop a more comprehensive monitoring program.

Below are the physical habitat changes for the three-year berm removal channel reconstruction project.  Construction on Phase I started in FY 2004, Phase II in 2005, and the final phase started 7/10/2006.  Completion for all phases of this project is scheduled for October 31, 2006.    Also refer to the narrative section of the proposal for additional information and photos.

Trout Creek Project

#### Phase 1-2 Construction Summary

Upper Project Area:

Phase 1

Trout Creek			Prior Condition	Constructed Condition 	 Change

Stream length 			       	        6949    ft	       	          9731    ft		 +2782 ft

Average flood prone width			60.0 ft			250.0 ft		 +190 ft

Maximum bankfull depth at a pool 	  	2.7 ft			    6.1 ft		 +3.4 ft

#Pools   					   8			   54			+46

Width/Depth					37.4			  15.82

##### Boardhollow Creek 		Prior Condition	Constructed Condition 	 Change

Stream length 			         	         435    ft			          668    ft		+233 ft

Average flood prone width		 	 8.0 ft				50.0 ft		+42 ft

Average bankfull width at a riffle 	 	 7.0 ft			              5.2 ft		-1.8 ft

Width/Depth				           25			 	15

Average Thalweg elevation gain					4.5 Feet

Off channel wetlands created 				      	6.2 Surface Acres

Flood prone width Increase 					425%

##### Phase 2

##### Trout Creek 			Prior Condition	Constructed Condition 	 Change

Stream length 			       	        3911    ft	       	          4573    ft		 +662 ft

Average flood prone width			60.0 ft			175.0 ft		 +115 ft

#Pools						   6			    21			  +15

Width/Depth					42			  20

Lower Project Area:

###### Phase 1:

###### Prior Condition	Constructed Condition 	 Change

Stream length 			         	 	1964 ft	       	          2636 ft   		   +672 ft.

Average flood prone width			  196.0 ft		356.0 ft		   +85%

Maximum bankfull depth at a pool 		      2.7 ft		    7.9 ft		   +5.2

#Pools						      4			    15			    +11

Width/Depth					    52			    15

### Phase 2:

###### Prior Condition	Constructed Condition 	 Change

Stream length 			         	 	7263    ft	          8505    ft		   +1242 ft.

Average flood prone width			    75    ft		185    ft		   +246%

Average bankfull width at a riffle 	 	    54.6 ft	 	  36    ft		   - 18.6ft.

Maximum bankfull depth at a pool 		      2.7 ft		    6.2 ft		   +3.5

#Pools						      12			    37			   +25

Changes in the stream physical habitat for the reaches treated with riparian fencing in the Trout Creek basin is not available due to the lack of pre-project data.  However, the sample of photo points in the project proposal give a visual perspective of the habitat changes.   In 2004 this project added M&E components such as permanent crossections, instream stream shading, and pebble counts to augment photo site data.  This will eventually show habitat changes, i.e. lower W/D ratio, increased shading.  Unfortunately, the dramatic changes in the physical habitat conditions and biological response probably occurred before this detailed monitoring was instituted.  A detailed M&E program to address a variety of questions related to restoration action and the biological response to these actions would be highly desirable.  But the funding level needed to answer, " analysis of changes in habitat and fish abundance that have occurred as a result of the past projects" has never been approved and there have been strong indications, from various sources, that the current proposals will not receive funding for M&E at this level.  Given this, why would any project sponsor spend the colossal amount of time and energy to develop a rigorous M&E program only in the end to be denied funding?  The ISRP could assist in persuading the granting sources as to the need for this type of data in conjunction with habitat projects.  Since this has been an ongoing concern, perhaps project sponsors and members of the ISRP could co-develop an M&E program to fit each approved habitat project at the approved funding level?

One question: are the stray hatchery fish being moved elsewhere or are they allowed to pass through to the spawning grounds?

No. All captured hatchery fish are removed from the system.

Sponsors supply ample evidence of the habitat work that has been conducted in recent years, although actual data on many of the important long-term metrics were not supplied.  Sponsors’ response will need to include additional biological data that address metrics of direct impact on fish survival (i.e., changes in temperature, habitat characteristics, numbers of redds, etc.,) so as to better understand if the habitat changes so readily observed in the proposal photos are in fact altering the stream in a manner that fish are responding to (or are likely to respond to) in a positive manner.

Intuitively, one would expect a positive response in fish densities given the photo points supplied and from the data above.  Biological data is being gathered by this project; however, this type of biological data has vast natural variability.  To associate any habitat treatment action to any change in biological data will be difficult, and will take several years to statistically validate.  The current proposed M&E program is a compromise between funding level and information gained.  Additionally, it should be noted that baseline data for all the previous work (pre 1999) has little if any baseline or post treatment information.  Recent M&E program is only a few years along and changes in these reaches are probably slower that in the years immediately following treatment.  The channel restoration work is very new and the habitat response to treatment is being monitored.

While associating changes within a treatment reach will take several years, additional information has been gained.  For example, in conducting annual redd counts it has been observed, on several years, that the location of spawning varies greatly depending on the amount of stream discharge during upstream migration.  Previously, it was thought that the lower basin was only a pass though zone for summer steelhead and there was little if any spawning occurring in these reaches.  However, sponsor has observed in low water years spawning will occur primarily in the lower basin, and in high water years spawning will occur in the upper most stream reaches.  This information has placed greater emphasis on lower basin habitat restoration.  This information also shows some of the natural variability that will need to be accounted for in assessing year to year redd counts within a certain reach.

This sponsor agrees that more biological data would be highly desirable.  And changes in the M&E program are instituted as funding allows.  For example, this spring the project incorporated PIT tagging to assess the population estimate for smolt outmigration.  In the following years PIT tagging will assist in answer additional biological questions.

In previous funding cycles project sponsors spent significant time on project proposals with a detailed rigorous M&E component only to be flatly denied because of pre set funding limitations.  The level of M&E needed on a project level should be addressed at the highest levels of BPA/ISRP/CBFWA/NWPPC, et al.

Authors note that such results were readily available upon request (as was an offer for a guided on-site visit that would be of value to the ISRP) and note that their existing proposal already exceeded the recommended 25-page limit.

See construction summary above.  See below for redd counts and trapping data.

Under genetics concerns (p. 5, first bullet) the word trap after is missing after outmigrant.  Second bullet refers to adult trap.  Where are the two traps located?

Smolt Trap is located at RM 3.5 and the Adult Trap is located at RM 6.5

Project history: The project has an impressive list of accomplishments, and the photos suggest significant improvements in riparian vegetation and channel form. The sponsors have focused the discussion on the activities that have been undertaken but need to provide a better discussion how successful the restoration actions have been from an action effectiveness perspective, particularly as it relates to fish use (all life stages) and abundance. Quantitatively, if possible, they need to summarize what changes have occurred in habitat conditions (e.g., has the number of deep pools increased, have summer temperatures been reduced, has the amount of large wood increased, has summer flow increased, has the amount of spawning area increased). Quantitatively, if possible, how have fish responded to the habitat changes (fish use by all life stages, and abundance)? What are the results of the smolt trapping and redd count surveys, and adult returns.

See above habitat summary table and response regarding the M&E program.

Smolt Trapping data:

| Trout Creek Summer Steelhead Outmigrant Trap |
| --- |
|  | 1998 | 1999 | 2000 | 2001 | 2002 | 2003 | 2004 | 2005 |
| Days Trap Operational | 47 | 99 | 80 | 23 | 49 | 83 | 95 | 116 |
| Outmigrant Population Estimate | 77,186 | 17,759 | 26,962 | 21,408 | 9,685 | 16,868 | 9,380 | 22,624 |
| 95% Confidence Interval (+ -) | 13,797 | 1,698 | 5,351 | 5,315 | 1,958 | 2,879 | 966 | 1,437 |
| Total Number Redband Caught | 12,263 | 5,063 | 4,042 | 2,827 | 2,077 | 2,114 | 2,539 | 5,598 |

Adult trapping information:

Trout Creek 2006 Summer Steelhead Redd Counts

| Stream | River Miles | Miles | Date | Adults (W,H,U) | Redds | Comments |
| --- | --- | --- | --- | --- | --- | --- |
| Antelope Creek | 0 - 2.5 | 2.5 | 2-Apr | 0 | 6 |  |
| Antelope Creek | 2.5 - 4.2 | 1.7 | 17-Apr | 0 | 0 |  |
| Antelope Creek | 4.2 - 5.4 | 1.2 | 17-Apr | 0 | 2 |  |
| Augar Creek | 0 - 1.5 | 1.5 | 16-Jun | 0 | 20 |  |
| Big Log Creek | 0-.5 | 0.5 | 16-May | 0 | 2 |  |
| Big Log Creek | .05-2.0 | 1.5 | 16-May | 0 | 14 |  |
| Board Hollow Creek | 0 - 3.4 | 3.4 | 8-May | 0 | 30 |  |
| Boot Creek | 0 - 1.0 | 1 | 18-Apr | 0 | 0 |  |
| Cartwright Creek | 0 - 0.75 | 0.75 | 8-May | 0 | 7 |  |
| Dick Creek | 0 -1.0 | 1 | 16-May | 0 | 0 |  |
| Dutchman Creek | 0 - 1.75 | 1.75 | 16-May | 0 | 12 |  |
| Foley Creek | 0 - 1.0 | 1 | 16-May | 0 | 10 |  |
| Foley Creek | 1.0 - 1.7 | 0.7 | 16-May | 0 | 6 |  |
| Opal Creek | 0 - 1.1 | 1.1 | 6-Jun | 0 | 11 |  |
| Opal Creek | 1.1 - 2.5 | 1.4 | 6-Jun | 0 | 2 |  |
| Potlid Creek | 0 - 0.5 | 0.5 | 15-May | 0 | 5 |  |
| Potlid Creek | 0.5 - 2.6 | 2.1 |  |  |  |  |
| Sagebrush | 0 - 1.5 | 1.5 | 18-Mar | 0 | 6 |  |
| Ten mile Creek | 0 - 1.25 | 1.25 | 26-Feb | 1-H | 8 |  |
| Trout Creek | 0 - 1.4 | 1.4 | 25-Feb | 0 | 4 | High flows mobilized bedload |
| Trout Creek | 1.4 - 2.3 | 0.9 | 25-Feb | 2-W | 3 | Redd counts not accurate |
| Trout Creek | 2.3 - 6.3 | 4 | 26-Feb | 0 | 17 | and/or not done on reaches up |
| Trout Creek | 6.3 - 9.3 |  |  |  |  | to Opal Creek. |
| Trout Creek | 9.3 - 12.4 |  |  |  |  |  |
| Trout Creek | 12.4 - 16.8 |  |  |  |  |  |
| Trout Creek | 16.8 - 20.1 |  |  |  |  |  |
| Trout Creek | 23.8 -24.7 |  |  |  |  |  |
| Trout Creek | 33.8-34.3 |  |  |  |  |  |
| Trout Creek | 36.3 - 38.3 |  |  |  |  |  |
| Trout Creek | 38.3-39.3 |  |  |  |  |  |
| Trout Creek | 39.3-39.8 |  |  |  |  |  |
| Trout Creek | 39.8-40.5 |  |  |  |  |  |
| Trout Creek | 40.5 - 42.8 |  |  |  |  |  |
| Trout Creek | 42.8 - 45.9 |  |  |  |  |  |
| Trout Creek | 45.9 - 46.3 | 1.4 | 15-May | 1w 1h 1u | 8 |  |
| Trout Creek | 46.3 - 47.5 | 1.2 | 15-May | 1w | 3 |  |
| Ward Creek | 0 - 6.2 | 6.2 | 18-Apr | 1w | 27 |  |
| Ward Creek | 6.2 - 7.2 | 1 | 18-Apr | 0 | 0 |  |
|  |  | 42.5 |  | 8 | 203 |  |

Trout Creek Summer Steelhead

Redd Count Summary

| Year | Miles Surveyed | # of Fish | # of Redds | Fish/Mile | Redds/Mile |
| --- | --- | --- | --- | --- | --- |
| 1988 | 9.4 | 17 | 23 | 1.8 | 2.5 |
| 1989 | 10.5 | 24 | 23 | 2.8 | 2.2 |
| 1990 | 14.4 | 22 | 42 | 1.5 | 2.9 |
| 1991 | 16.9 | 3 | 16 | 0.2 | 1.1 |
| 1992 | 16.4 | 6 | 6 | 0.4 | 0.4 |
| 1993 | 28.2 | 4 | 15 | 0.1 | 0.5 |
| 1994 | 16.25 | 0 | 0 | 0.0 | 0.0 |
| 1995 | 18.25 | 0 | 8 | 0.0 | 0.4 |
| 1996 | 21.75 | 4 | 5 | 0.2 | 0.2 |
| 1997 | 23.6 | 21 | 50 | 0.9 | 2.1 |
| 1998 | 28 | 13 | 44 | 0.5 | 1.6 |
| 1999 | 28.65 | 12 | 59 | 0.4 | 2.1 |
| 2000 | 54.1 | 39 | 461 | 0.7 | 8.5 |
| 2001 | 36.6 | 56 | 595 | 1.5 | 16.3 |
| 2002 | 65.2 | 95 | 866 | 1.5 | 13.3 |
| 2003 | 65.4 | 48 | 789 | 0.7 | 12.1 |
| 2004 | 62.5 | 11 | 277 | 0.2 | 4.43 |
| 2005* | 6.3 | 0 | 66 | 0 | 10.5 |
| 2006* | 42.5 | 8 | 203 | 0.25 | 4.8 |

*For 2005 Redd counts were only conducted in the lower basin due too high water that mobilized the streambed during peak spawning period.  Before this high water stream flow was extremely low.

*2006 Redd counts in the sections of main stem Trout Creek were not reliable due to high stream flow that mobilized the streambed.  The total for 2006 does not count these stream reaches.

Trout Creek Summer Steelhead Redd Counts

1988 - 2006

Objectives: The stated biological objective is too general and would best serve as an overall goal for the project.  The objective will not be achieved solely by the proposed work, nor does it provide a clearly measurable outcome for the project period.

The stated objective for this project is not based on this three-year proposal, but it is the overall long-range objective.  This project will assist attaining the stated objective.  A biological objective (i.e. fish densities, redd/mile, etc.) for this project period is not attainable due to the variable nature of the information.

The habitat restoration objectives should be stated in a way that accomplishment of the objectives within the project period can be assessed. A map of the area identifying current and planned project sites should be provided. The sponsors also needed to explain how the sites were selected and the method for prioritizing sites. New sites should be listed and an explanation of why they were selected should be given, in terms of habitat potential and fish productivity.

See table on page one for physical habitat changes within project area.  A map was included with the project proposal that shows the currently maintained riparian fencing.  See stream reconstruction/berm removal project map below for channel reconstruction/berm removal site location and for CREP stream reaches.

Site selection for stream restoration work was based on the availability of willing private landowners.  Luckily, these sites were located at the upper end of the channel straightening/berming work after the 1964 flood.  The proposed and the past project sites were prioritized based on the following two reasons, 1) starting restoration at the highest point upstream then working downstream and, 2) will serve to expand core populations within the basin by performing habitat restoration on reaches adjacent to good instream and riparian habitat.

Monitoring and evaluation: The sponsors need to give more thought to the M&E program. More detail would have been appreciated here. The design of the program is not clear. How will the monitoring sites be selected? Will unexcluded areas and reference sites in relatively intact habitat be included for comparison with changes at the project site. Have the sponsors considered a BACI-type design?

Which monitoring sites are in question?  Smolt Trap, Adult trap, redd count reaches, etc?  Since almost all work is conducted on private property access for monitoring can be limited and can change from year to year.

What relatively intact habitat areas?  Unfortunately, there is a lack of reference sites with a stream type of a C4, unconstrained valley type, in the Blue Mountain physiographic region. Project sponsor has spent considerable time looking within the Trout Creek basin and else where but to date no "reference" reach has been encountered.

BACI (Before After Control Impact) type of design was not considered.  If this were a research project sponsors might consider a BACI-type design.  Private landowners would be very reluctant to approve this type of design on their property.

Will longitudinal stream surveys be conducted using EMAP or some other protocol? The EMAP approach is being widely applied within the basin.

No.  EMAP protocol has too much error for the constraints within this system.  We try to survey 100% of the stream reaches we have permission to access every year.

Will fish habitat use and abundance at the reach and channel unit scale be conducted?

No.  This is a great question, but there is slim to no chance for funding this type of work.  See above comments on M&E program.

How will genetic introgression be assessed?

It has been suggested that a sub sample of the genetic samples will be used by the USFWS Mid Columbia steelhead recovery plan.  All cooperators of that plan are currently working out details for assessment of genetic information.

Benefits to focal and non-focal species: The habitat improvements made thus far, and those proposed, are likely to have lasting positive benefits on Trout Creek steelhead and redband trout populations, but the sponsors did not provide enough information on fish response to habitat changes to make a definitive assessment of the benefit. Non-focal species should benefit due to extensive improvement in instream and riparian habitat conditions.

If there is interest in increased funding to answer the biological questions posed by the ISRP then a detailed M&E program can be designed and instituted by this project.  As stated above this level of M&E at the project level needs to be addressed at a higher level.  These types of questions will require large amounts of annual funding to answer the questions.  Why waste time to develop a plan when funding such a plan is extremely remote?  Once again the level of M&E should be address at a much higher level.