Project ID:	199607702

Title: 	Protect and Restore Lolo Creek Watershed

A. Abstract

Lolo Creek is a sixth order tributary to the Clearwater River, entering approximately 2 miles upstream from Greer, Idaho.  It consists of over 157,000 acres, and is located within the ceded territory of the Nez Perce Tribe.  Major tributaries to Lolo Creek include: Musselshell Creek, Jim Brown Creek, Yoosa Creek, Cedar Creek, and Eldorado Creek.  The overall goal of the project is to restore the physical and biological characteristics of the watershed to provide quality habitat for anadromous and resident fish species that support the historical, cultural and economic practices of the Nez Perce Tribe.  The Lolo Creek watershed contains critical habitat for listed species steelhead trout, Chinook salmon, and potential critical habitat for bull trout.

Impacts from roads and road construction have had the greatest effect on erosional processes in this watershed.  The average road density is 4.8 mi/mi2 (USDA 1999).  Stream/riparian processes have been altered as a result of land use in the watershed.  Historically, Lolo Creek and its tributaries were damaged by logging, road building, mining, farming, and grazing.  To restore natural sediment regimes, restoration needs to focus on reducing sediment from the existing road system and stabilizing streambanks damaged by cattle grazing.  This will be accomplished through road obliteration and streambank stabilization, respectively.

Due to loss of the riparian corridor from past management, increased water temperatures occur within the watershed. Thermal gain will be reduced through re-vegetating the riparian corridor of Jim Brown Creek and Musselshell Creek, both tributaries to Lolo Creek.

Fish passage to critical habitat in the headwater tributaries is essential to accessing quality habitat.  Culverts represent a road-associated impact harmful to aquatic resources.

Fish passage and habitat connectivity have been identified as one of the prime limiting factors within the Clearwater River Subbasin (Clearwater Subbasin Team 2001); therefore, an inventory of the status of culverts and stream crossings was completed during the years 2003 and 2004.  The data was taken and summarized, resulting in a document that prioritizes stream crossing upgrades within sub-drainages of the Lolo Creek watershed (McRoberts et. al., 2005).

The Nez Perce Tribe believes that effective restoration projects must be approached at a watershed scale; consequently, this proposal includes restoration across the entire watershed based on limiting factors identified in the Upper Lolo Creek Ecosystem Assessment at the Watershed Scale (EAWS) and the Clearwater Subbasin Management Plan. Restoration activities will include reducing road densities, providing fish passage, restoring riparian areas, controlling exotic plants, and stream channel improvements.

Cattle grazing has continued to affect the aquatic conditions of Lolo Creek.  A cattle exclusion fence was constructed in 1997 and 1998 to exclude grazing pressures from riparian areas within the Lolo Creek watershed.  This project will continue to maintain these exclusion fences.  Also, an additional 2.5 miles of fence are proposed to reduce impacts to the riparian corridor of Jim Brown Creek.

A monitoring program has been developed to evaluate the effectiveness of restoration projects within this watershed.  Project specific monitoring includes streambank stability monitoring, culvert implementation monitoring, and road obliteration effectiveness monitoring.  In addition to restoration effectiveness monitoring, watershed trend monitoring was initiated in 2004 to evaluate the progress of watershed variables toward acceptable levels.  Monitoring of trend variables occurs on a rotating basis, depending upon the variable, ranging from one to five years.

B. Technical and/or scientific background

Lolo Creek, a mainstem tributary to the Clearwater River,  consists of over 157,000 acres, and is located within the ceded territory of the Nez Perce Tribe (Figure 1).  The watershed is owned and managed by a matrix of agencies and individuals consisting of the Clearwater National Forest, State of Idaho, Potlatch Corporation, and private landowners.

This project is a cost shared with the Clearwater National Forest, Potlatch Corporation, and the State of Idaho Office of Species Conservation (PCSRF funds).  The funding requested through this proposal will be combined with appropriated funding through the National Forest System (NFS).  There has been a history of this cost sharing on this project (see Project History Section).  Most of the cost share funding on this project will be for in-kind expenses, with the transfer of funds between the partners occurring on an as-needed basis to most efficiently accomplish the work.  In-kind expenses of this project are expected to include:  seasonal field inventories, condition assessment, environmental planning (including NEPA, consultation, & permitting), field preparation and final project design, contract preparation and administration, project implementation, contract inspection, construction materials, and monitoring and evaluation.  These in-kind cost contributions are in addition to the work specified in this proposal.  The overall objective of the partnership is to restore the aquatic conditions in this watershed.  This will include the implementation of projects by the Forest Service that are not included in this proposal, but do contribute to the overall objectives.  The specific dollar amounts contributed by the National Forest, for both in-kind and transferred funding will be determined during the annual appropriation process for NFS.  The dollar amount of funding shown in the cost-sharing table is an estimate of the contribution from NFS.

Figure 1. Vicinity map of Lolo Creek Watershed.

This project is also a cost-share with Potlatch Corporation.  Potlatch Corporation has had cost-share involvement with this project since FY 2000, primarily in culvert replacement and streambank stabilization projects.  The NPT has coordinated with Potlatch Corporation on projects, such as fencing to exclude cattle grazing from riparian areas since 1997.  Cost-share portions of this project will likely be in-kind.  These in-kind expenses include coordination of projects, project inventory design, project implementation, construction materials and other construction costs.

In 2000, the NPT received funding from Columbia River Intertribal Fish Commission, through the Pacific Coast Salmon Recovery Fund (PCSRF), for culvert replacement/improvement projects on the Clearwater National Forest.  Five culverts were replaced and one culvert was removed and the stream was restored to its natural channel.

In 2005, the NPT received funding from the Idaho Office of Species Conservation (IOSC), through the Pacific Coast Salmon Recovery Fund (PCSRF), for culvert replacement and road decommissioning projects on both Clearwater National Forest and Potlatch Corporation lands.  The NPT has currently proposed projects for additional funding from the IOSC with PCSRFunds in 2006.  Additional proposals will be submitted as solicitations become available.

According to the Upper Lolo Creek EAWS, regarding aquatics, erosional processes, hydrology, and water quality, reducing road mileages in the watershed is the highest priority where landslide potential and risk of road failures are highest.  The highest priority management action that would benefit water quality and aquatic habitat is culvert replacement.  Riparian planting and road decommissioning are also recommended priorities (USDA, 2003).

Justification for Restoration Activities within the Lolo Creek watershed

The legacy of land management within the Clearwater River subbasin has led to a reduction in habitat carrying capacity and fish survival.  Anadromous fish habitat within the Clearwater subbasin is limited by the following primary factors: altered hydrology, sedimentation, habitat distribution and complexity, and water quality.  More specifically, the Lolo/Middle Fork Assessment Unit (AU) is limited by temperature, sediment, instream cover, watershed disturbances (i.e. timber harvest and roading), and habitat degradation (i.e. riparian/instream habitat loss or disturbance) (Ecovista, 2002).

Lolo Creek is on the water quality limited 303d list in Idaho.   28.4 miles of Lolo Creek are listed for the following impairments: habitat, sediment, temperature, flow alteration, dissolved oxygen, bacteria, nutrients, and oil/gas.  Jim Brown Creek, a major tributary to Lolo Creek, is also on the 303d list for 13.33 miles of habitat.  Its impairments include: flow alteration, sediment, temperature, nutrients, habitat alteration, and bacteria.  Yakus Creek and Mud Creek, both tributaries to Lolo Creek are listed of sediment for 2.94 miles and 3.83 miles, respectively.

###### Species at Risk

Lolo Creek is of particular importance to fall and spring Chinook salmon Oncorhynchus tshawytscha, Coho salmon Oncorhynchus kisutch, steelhead trout  Oncorhynchus mykiss, pacific lamprey Lampetra tridentate, and resident fish including cutthroat trout Oncorhynchus clarki and bull trout Salvelinus confluentus.  Fall Chinook salmon, steelhead trout, and bull trout are listed as threatened under the Endangered Species Act.  Lolo Creek is designated as critical habitat for fall Chinook and steelhead trout.   Populations within this watershed are affected by management activities, including: road building, logging, grazing, and agriculture, and mining.

###### Temperature

Sections of Lolo Creek and Jim Brown Creek are both listed on the State of Idaho’s 303d list of water quality limited streams for temperature.

Riparian vegetation had been removed from the road right-of-way causing stream temperatures to increase.  Water temperatures reach lethal limits during the critical spawning periods in the summer months.   Temperatures as high as 23.3o Celsius were recorded in 2005 by the Nez Perce Tribe in Jim Brown Creek.  Average daily temperature exceeded 19o Celsius 24 days in 2005.   This project proposes to re-vegetate the riparian zone with native vegetation, including, but not limited to willow, hawthorn, and alder.  Re-vegetation of the riparian zone will increase bank stability while shading the water and reducing stream temperatures to levels suitable for anadromous fish spawning and rearing.

Water temperatures are rated as poor during the spring Chinook spawning period, as well as for summer rearing of juveniles (Clearwater, 1997).  Impacts from alterations in the riparian zone along the mainstem and the tributaries have caused increased summer water temperatures and a reduction in fish production in the lower reaches of the tributaries (Clearwater, 1997).

###### Sediment

Sections of Lolo Creek, Jim Brown Creek, Yakus Creek, and Mud Creek are all listed on the State of Idaho’s 303d list of water quality limited streams for sediment.

In addition to increased temperatures, sediment input to the stream has resulted from excessive roads in the drainage, coupled with a lack of riparian vegetation to filter the sediment.  In 1997, the average road density in the Lolo Creek watershed was 4.79 miles/square mile.  Moderate to high levels of cobble embeddedness (41%) are a primary limiting factor in reaches throughout Lolo Creek (Clearwater BioStudies Inc. 1999).  This project proposes to decommission roads within the Lolo Creek drainage.  Road inventories are conducted in the year previous to implementation, and the following years, 2007-2009, 10 miles of roads per year will be obliterated or decommissioned according to design specifications.

The natural sediment rate for upper Lolo Creek, as estimated by WATBAL (Forest Service model), is approximately 6 tons/mi2/year.  Current sediment production in the Lolo Creek watershed is estimated at 33%  above natural conditions (USDA 2003).  Sand and silt size particles comprise 38% of the substrate composition (CNF 1999).

The natural sediment rate for Musselshell Creek, a major tributary to Lolo Creek, is approximately 5 tons/ mi2/year.  Current sediment production in the Musselshell watershed is estimated at 40% (approximately 7 to 8 tons/mi2/year) above natural conditions.  The mainstem of Musselshell Creek is an energy limited system where sediment produced in the upper watershed tends to deposit in the channel.  Recent stream surveys indicate that past timber harvest, roading, and mining activity have caused accumulation of excessive fine sediments in the mainstem of Musselshell Creek.  Sand and silt particles comprise 77% of the substrate composition; cobble embeddedness averaged 75 % (CNF 1999).

Overall hazard ratings for erosion in the watershed are high with more than 80% of the watershed at risk.  There is a moderate risk from mass wasting and subsurface erosion potential (31 to 36 % of the watershed) (USDA, 2003).

###### Habitat Degradation

The encroachment of roads upon the streams has resulted in slumping and erosion of streambanks.  Stream survey reports (IDEQ 1999) indicate that streambanks on the lower reaches of Jim Brown Creek, a tributary to Lolo Creek, are less than 45 % stable.  The photo below shows typical sections of Jim Brown Creek where stabilization is needed.  The NPPC Fish and Wildlife Program (1994) call for streambanks to be at least 90% stable.  The banks of Brown Creek, have begun to erode away due to the lack of riparian vegetation and road encroachment.  Bank stabilization is needed to reduce sediment delivery to the stream and to reduce lethal stream temperatures.

Figure 2. Typical unstable streambanks within Jim Brown Creek.

Jim Brown Creek is an E/C-type channel, which is the classic, entrenched and meandering channel.  This channel type develops very high rates of bank erosion.  For this stream channel type, extensive re-vegetation, and bank placed boulders are recommended for rearing habitat enhancement (Rosgen, 1996).  Roads have been built in the historical meandering channel.  This stream has highly entrenched banks.  Bank stabilization is needed in this tributary to reduce sediment delivery to the stream, improve habitat characteristics, and to stabilize banks so that vegetation can grow and provide shade to the stream.  Approximately 500 feet of streambank will be stabilized per year, using bioengineering methods.

Bioengineering is a process of integrating living woody and herbaceous materials with organic and inorganic materials to increase the strength and structure of the soil (Bentrup & Hoag 1998).  Bioengineering techniques include: erosion control fabric, brush mattressing, brush layers, pole planting, tree/brush revetments, vertical bundles, and willow wattles/fascines.  Bioengineering techniques have been implemented in the Jim Brown Creek watershed in the years 2001 and 2004.  The projects have been successful in improving bank stability as shown in the photo below.

Riparian vegetation removed from the road right-of-way decreased the streamside shade and potential woody debris; high summer water temperatures and decreased quantity and quality of spawning and rearing habitats resulted.  As more roads were constructed within the tributaries, additional sources of sedimentation were created in the smaller fish bearing tributaries as well as the mainstem of Lolo Creek.  In 1997, the average road density in the Lolo watershed was 4.79 miles/square mile.

###### Figure 3. Jim Brown Creek with successful bioengineering on right bank.

###### Passage/Flow

Culverts represent a road-associated factor harmful to aquatic resources.  In general, culverts harm aquatic resources when they restrict passage and/or when they are improperly sized.  Culverts that are not installed to proper stream grade often develop outlets not in contact with stream bottoms (i.e. those with waterfalls).  The waterfalls do not allow passage of all life history stages of fish.  In addition, movement of other aquatic species can be restricted because many organisms have no jumping ability or are too small to negotiate the height of the falls.  Undersized culverts constrict flows and increase water speeds creating high velocity barriers and eliminating substrate from culvert bottoms.  Substrate, such as gravel and rocks, provide low velocity areas for organisms to rest on their upstream migration. The presence of barriers can isolate small populations, limiting or preventing genetic exchange between populations, and preventing the re-colonization of historic or recovering habitats.

Culverts also limit or prevent seasonal upstream movement by fish.  Juvenile salmon and trout living in large rivers or streams often seek refuge in small tributary streams during high water events.  Without access to refuge habitats, fish may be washed downstream into poor quality or overcrowded habitats.  This could reduce the chances for survival for both individuals and for populations, including those already on the Endangered Species list.

Improperly sized culverts, not only create passage barriers, but they also jeopardize the integrity of the road. Culverts that do not receive maintenance can cause saturation of roads and subsequent mass failure (Furniss et al 1997). Historically, most culverts were sized to accommodate 25 to 50 year storm events.  In many cases, this sizing is not adequate to handle water and wood movement during large flood events.

Culverts were inventoried using the US Forest Service Region 6 protocol in 2003 and 2004.  This protocol took into account several variables associated with the culverts, including: stream crossing type, culvert skew angle, diversion potential, floodprone channel width, fill slope length and height, calculated 100-year flows, drianage area, and risk of failures up and down stream.  After the surveys were completed, culverts/stream crossings were prioritized for upgrade/removal by sub-drainage (McRoberts et al. 2005).

Since 2000, 21 culvert/stream crossings have been upgraded.  Fourteen culverts have been replaced with larger pipes that will: accommodate the 100-year flow event, accommodate all aquatic organism passage (including fish), and simulate natural stream conditions.  Habitat access has been gained to approximately 37.3  miles of stream through these stream crossing upgrades.

Currently in Lolo Creek, over 91 culverts are blocking access to 215 miles of tributary habitat.  13 culvert replacements are proposed between the years of 2007 and 2009.

C. Rationale and significance to regional programs

2004 ESA Section 7 Consultation Biological Opinion for Operation of the CRPS and 19 Bureau of Reclamation Projects in the Columbia Basin

NOAA identifies eight ESUs that are significantly affected by operation of the FCRPS in the 2000 FCRPS BiOp.  Lolo Creek is within two ESUs; those are Snake River steelhead (threatened) and Snake River spring/summer chinook (threatened).  The action area for this consultation includes the Clearwater River, which Lolo Creek is a tributary.

Lolo Creek (CRLOL-s)

Background

[Note: Information on the CRLOL-s subpopulation is from the Clearwater River Assessment (USFS 1997), unless noted otherwise.]

This subpopulation is found in the Lolo Creek drainage, which is predominantly forested mountains, with some private agricultural lands in the middle and lower reaches of the drainage.  Much of the lower 15 miles of mainstem Lolo Creek flows through a steep, inaccessible canyon.  Land ownership is mixed and includes state, private, corporate timber lands, and Federal. The land is managed primarily for commercial timber production on state and private lands in the lower half of the drainage and secondarily for agriculture. The USFS manages the majority of the land in the headwater tributaries, and the BLM manages a contiguous block of land surrounding the lower seven miles of the Lolo Creek mainstem. Habitat conditions in the drainage have been altered by farming, mining, livestock grazing, timber harvest, and road building. The primary anthropogenic changes affecting fish production are legacy effects of mining, aggressive removal of wood from streams, elevated sediment loadings, and elevated water temperatures. Roads are located in riparian areas and floodplains throughout the drainage, which has increased sediment delivery to stream channels, altered streambank and floodplain conditions, and reduced large woody debris recruitment and shade. High summer water temperatures, channel instability from channelization, and decreased quantity and quality of spawning and rearing habitats are caused by the road developments. A fish hatchery constructed at Yoosa Creek blocks upstream fish migration.  Habitat conditions are at or near their natural potential in much of the lower 14 miles of Lolo Creek, where it flows through a canyon. Portions of the lower 30 miles of Lolo Creek are heavily impacted by livestock grazing, where the stream channels are not confined by steep, inaccessible canyons. High fish densities were found in the canyon section. The primary limiting factor for salmonid production within the lower mainstem Lolo Creek is high summer water temperatures.  Stream channels in the Lolo Creek drainage generally have fair to poor substrate conditions, fair to good riparian conditions, and fair rearing habitats. Moderate to high levels of cobble embeddedness have reduced the quality and quantity of summer and winter rearing habitat, and these are significant factors limiting fish production in reaches where high summer water temperature is not limiting. Low levels of large woody debris recruitment and instream cover are limiting factors in a number of stream reaches. Instream fish habitat structures installed from 1981 to 1992 have been constructed as a surrogate for woody debris and have improved juvenile rearing habitat. Instream sediment removal activities for fish habitat restoration have also taken place in the mainstem Lolo Creek, Eldorado Creek, Yoosa Creek, and several tributaries.  Removal of instream sediment from natural and constructed sediment traps has improved substrate conditions in localized areas, and long-term sediment trends are likely to be improving.  Fish population surveys in the Lolo Creek drainage over the past 19 years have documented juvenile steelhead at most sampling sites throughout the mainstem Lolo Creek; however, the Lolo Creek drainage produces very few steelhead due to a low number of returning adults and degraded habitat conditions. Steelhead mostly spawn in the mainstem of Lolo Creek (from Musselshell Creek to Yoosa Creek) and in accessible tributaries in the upper Lolo Creek and Yoosa Creek drainages. Limited spawning occurs in the Musselshell Creek and Eldorado Creek drainages. The overall number of redds observed has been relatively low. Although steelhead habitat is available in the Eldorado Creek drainage, natural returning steelhead trout have only been observed a few times. Eldorado Falls may present a partial migration barrier under some streams flow regimes and stages. Steelhead production during the last four years (2000 to 2003) indicates very low production, as average densities ranged from 0.3 fish/100m² (2000) to 2.1 fish/100m² (2003). Information suggests that steelhead trout production over the last 10 years has been in a static to downward trend within the Lolo Creek system, while habitat conditions have remained relatively unchanged or improved slightly during the same time period.

7.1.5.2 Suggested Offsets and Constraints

In Table 7-1, Index of Potential to Increase Population was rated very high based on IDFG parr density counts that showed Lolo Creek was only at 31% of its estimated carrying capacity from 1985 through 1989 (IDFG 1992). The rating for Improvement Potential Adjusted for Practical Considerations for the CRSEL-s subpopulation is low, given the declining trend in adult returns despite the habitat conditions remaining the same or improving. Qualitative Assessment of Potential to Improve/Increase Habitat and Ecological Improvement Potential were each rated medium, since the steelhead adult returns appear to be depressed, significant limiting factors can be improved in portions of the Lolo Creek drainage, and portions of the drainage are functioning near their natural potential.  Actions required to improve steelhead production in the Lolo Creek drainage include reduction of cattle grazing impacts; reductions in sediment loading from road construction, maintenance, and operations; restoration of degraded riparian areas; and possibly the use of artificial structures to substitute for large woody debris that was removed from the system.

Fish population surveys in the Lolo Creek drainage over the past 19 years have documented juvenile steelhead at most sampling sites throughout the mainstem Lolo Creek.  Habitat conditions are at or near their natural potential in much of the lower 14 miles of Lolo Creek, where it flows through a canyon, but the drainage is impacted by livestock grazing, timber harvest, and road building.

A primary limiting factor for salmonid production within the lower Lolo Creek is high summer water temperatures.  Stream channels throughout Lolo Creek have fair to poor substrate conditions, fair to good riparian conditions, and fair rearing habitats.  Moderate to high levels of cobble embeddedness have reduced the quality and quantity of summer and winter rearing habitat.  Low levels of large woody debris recruitment and in-stream cover are limiting factors in a number of stream reaches (pg. E7-6).

2004 Final Updated Proposed Action for the FCRPA Biological Opinion Remand

The Action Agencies have developed an initial set of performance measures for tributary habitat improvements that are expressed as goals for changes in physical habitat conditions for targeted ESUs.

- The Action Agencies have adopted physical performance measures to address the limiting factors identified by NOAA Fisheries. In this proposal, we will address the following limiting factors.

- • Channel morphology: miles of tributary access or complexity restored

- • Riparian condition: miles of riparian habitat protected or enhanced

Insofar as habitat variability and complexity are the templates for biodiversity among Pacific salmon and steelhead, one important element to sustaining and restoring populations depends on our ability to conserve and provide suitable habitat complementary to life history variation.

This proposal addresses barrier removal and protecting currently productive tributary riparian habitat, as designate within Appendix D: Rationale for Habitat Actions (pg. D-2, D-4).

Barrier Removal

Salmon and steelhead require a network of connected spawning and rearing habitats. Migration barriers have fragmented habitats and thus reduced and constrained salmon and steelhead populations and in some cases caused extinction of local breeding populations.

Rearing and spawning habitat of salmon and steelhead has been lost to blockages. In the Columbia basin, about 55% of the total area and 33% of the total stream miles are no longer accessible to salmon and steelhead (Spence et al. 1996). Some of the most productive rearing sites in streams are located in backwaters along the edge of the channel and in side-channel areas (Sedell and Beschta 1991). Highways and railways built next to streams and rivers often disrupt access to these off-channel sites by physically isolating them from the main channel or by including culverts that are impassable for juvenile salmon and trout. The purpose of barrier removal is to increase connectivity and to open previously unused habitat for salmon and steelhead. Barrier removal includes such things as increasing passage through culverts; removing diversions, dams, and mine tailings; and installing fish ladders. By opening up habitat lost to blockages and increasing passage over or through barriers, survival of salmon and steelhead should increase in the near term.

Currently in Lolo Creek, over 91 culverts are blocking access to 215 miles of tributary habitat.  13 culvert replacements are proposed between the years of 2007 and 2009.

2003 Clearwater Subbasin Management Plan

The Clearwater Subbasin Assessment is comprised of over 9,600 square miles and is home to more than 30 species of fish, 19 of which are native, and is inhabited by as many as 340 terrestrial wildlife species.

The Clearwater Subbasin Management Plan identified problems, objectives, and strategies for biological, environmental, and socioeconomic components within the Subbasin.  It also identifies and prioritized restoration issues for designated PMU’s.

A spatially explicit prioritization approach was developed to highlight the primary protection and restoration needs within each of the 22 Potential Management Units (PMUs) delineated in the Clearwater Subbasin.  The PMUs are an intermediate scale planning unit that facilitate an ecosystem approach to subbasin management and restoration that balance the needs of both terrestrial and aquatic species.

The 22 PMUs in the Clearwater are divided into three groups, those dominated by private

ownership (excluding corporate ownership), mixed ownership (including corporate ownership), or federal ownership. Within the Clearwater subbasin, land use and management strategies differ substantially between these ownership areas; these differences will impact planning strategies and opportunities for action. In developing the prioritization tables it was assumed that opportunity for action is High on Federal lands, Moderate on private and mixed ownership areas, and Low in areas heavily influenced by Private Timber Companies.  Based on review of the Biological and Environmental Objectives developed by the Clearwater Technical Advisory committees for the Clearwater Subbasin Plan, 19 issues most likely to PMUs are groups of HUCs (either contiguous or non-contiguous) that characterize areas, with similar species distributions, disturbance regimes, and other features important to restoration or recovery planning. The PMUs are a broad landscape scale, planning unit and their use facilitates

an ecosystem approach to subbasin management and restoration that attempts to balance the needs of both terrestrial and aquatic species.

Restoration issues in the areas of roads, surface erosion, and water temperature are designated as high priority for the Lolo Creek watershed in the Clearwater Subbasin Management Plan (pg. 87 & 92).  In-stream restoration is designated as a moderate priority in the watershed (pg. 92).

The most widely distributed issues of concern for fish and wildlife restoration within the Lolo Creek steelhead population area are water temperature, grazing impacts, exotic species, instream habitat concerns, roads, and vegetative structure.  Specifically, water temperature and road impacts tend to be of hightest priority throughout the population area, instream habitat conditions of moderate priority, and grazing impacts of lower priority (Clearwater Subbasin Management Plan, pg 154).

The five highest priority limiting factors within the Clearwater River Subbasin include: in-stream temperature, sedimentation, loss/disturbance or riparian habitats, change in vegetative structure, and alteration of environmental process.  The components of this proposal address all of the identified five priority limiting factors.

2002 U.S. Fish and Wildlife Service. Bull Trout (Salvelinus confluentus) Draft Recovery Plan

The Clearwater River Recovery Unit lies in northcentral Idaho, and major tributaries include the Clearwater, North Fork Clearwater, Middle Fork Clearwater, South Fork Clearwater, Lochsa, and Selway Rivers.  Lolo Creek is included within the core area of the Middle Fork and the mainstem Clearwater River.

Lower Clearwater and Middle Fork Clearwater core area. Bull trout use

the lower (mainstem) Clearwater River, Middle Fork Clearwater River, and their

tributaries primarily as foraging, migratory, rearing, and overwintering habitat

(CBBTTAT 1998b, 1998c). No tributary streams within the core area have current

documentation of bull trout spawning (BLM 2000); however, Lolo Creek has

documented occurrence of juvenile bull trout (USFS 1999b). Lolo Creek is a local

population because some of the small juveniles have been found above a small falls

that would preclude fish of their size entry from downstream areas.

Forest Impacts

Lolo Creek has sustained impacts from timber harvest and road

construction, and these activities present the greatest legacy and current threats to

fisheries habitat in the watershed above the Forest Service boundary (CBBTTAT

1998c). Legacy effects of riparian logging such as loss of stream cover and

potential woody debris are evident in the mid-watershed, and past and current

timber harvest activities present the greatest threats to fisheries in the upper

watershed (CBBTTAT 1998c). Recent surveys administered by the U.S. Forest

Service have shown that a number of streams within the Lolo Creek drainage have

moderate to high levels of cobble embeddedness as a primary limiting factor to

fish production (USFS 1999b). Low levels of woody debris and suboptimal levels

of instream cover are also limiting factors in a number of stream reaches.

Recovery Goals

The Recovery Goals for bull trout that are addressed by this project include: addressing specific known barriers to bull trout migration in the Clearwater River Recovery Unit, and identify and address additional barriers (pg. 101).

Actions Needed

The Actions Needed (pg. 107-140) for bull trout recovery that are addressed by this project proposal include:

- Protect, restore, and maintain suitable habitat conditions for bull trout.

- Reduce fine sediment production.

- Address forest road maintenance and areas with high sediment

loading.

- Identify barriers or sites of entrainment for bull trout and implement

tasks to provide passage and eliminate entrainment.

- Identify culverts and other man-made barriers inhibiting fish

passage.

- Eliminate known culvert and other man-made passage barriers

- Re-vegetate denuded riparian areas.

- Improve instream habitat.

- Identify and restore riparian areas where livestock grazing is

impacting bull trout habitat.

- Identify riparian areas threatened by nonnative plant invasion,

and evaluate and implement actions to restore native

vegetation.

- Improve stream channels near transportation corridors.

- Identify areas in which secondary roads have been constructed

in the floodplain and implement restoration actions.

- Investigate additional opportunities to improve passage.

- Evaluate water temperature as a limiting factor.

- Integrate watershed restoration efforts on public and private

lands.

2000 NMFS FCRPS Biological Opinion

Objectives with reference to habitat mitigation included in this document include: 1) protect existing high quality habitat, 2) restore degraded habitats on a priority basis and connect them to other functioning habitats, and 3) protect further degradation of tributary habitats and water quality.  The BiOp further defines actions necessary to meet habitat needs of listed anadromous fish.  The following objectives are consistent between the proposed projects in this proposal and the BiOp.

( Watershed health and degraded habitat will be restored through all aspects of this proposal (i.e. riparian re-vegetation, streambank stabilization, road obliteration).

( Water quality will be improved to meet standards (i.e. temperature will be improved by riparian re-vegetation and sediment will be decreased by road obliteration and streambank stabilization).

( In-stream obstructions posed by culverts will be improved through culvert replacements.

( This project features a cost-sharing effort with the Clearwater National Forest and Potlatch Corporation Inc.

( This project features a Monitoring and Evaluation Plan that looks at water quality standards and restoration efforts designed to offset the damage caused by grazing, logging, and road construction.

( This project supports the development of the TMDL for the 303d listed Lolo Creek and Jim Brown Creek, which are listed for habitat alteration, sediment, temperature, flow alteration, dissolved oxygen, bacteria, nutrients, and oil/gas.  The restoration efforts in Lolo Creek, will assist in reducing water quality limiting factors to standard levels.

2000 Fish and Wildlife Program

The Fish and Wildlife Program (FWP) is directed at protecting, mitigating, and enhancing fish and wildlife in the Columbia River and its tributaries, including related spawning grounds and habitat and the biological systems within them.  This project proposal works towards accomplishing the objectives of the FWP by protecting and restoring the physical and biological characteristics within the watershed.

This project strives toward protecting habitat by excluding grazing from critical stream habitat, by reducing excessive sedimentation through decommissioning roads and stabilizing streambanks, and restoring habitat access by replacing barrier culverts.

1994 Fish and Wildlife Program

This project works toward meeting the Habitat Objectives in section 7.6D of the NPPC Fish and Wildlife Program(FWP).  Excluding grazing, stabilizing streambanks, and obliterating roads will limit sediment input working toward restricting cobble embeddedness to less than 30 percent and the percent of fine sediment in salmon and steelhead redds to no more than 20 percent.  Currently, cobble embeddedness levels exceed 40 percent, which warrants the need for reducing sedimentation in the watershed. Riparian corridor enhancement through re-vegetation will enhance bank stability to 90 percent, and decrease water temperatures to 60 degrees Fahrenheit through shading.  Presently, streambank stability is less than 30 percent in the Jim Brown Creek drainage and temperatures exceed 70 degrees Fahrenheit during the summer months.  Culvert replacement follows the direction of the 1994 FWP to provide and maintain fish passage at all road crossings of existing and potential fish-bearing streams.

D. Relationships to other projects

This is an on-going collaborative project with the Clearwater National Forest (CNF) and Potlatch Corporation.  Planning aspects of this project will be coordinated between the CNF and the Nez Perce Tribe (NPT).  The Nez Perce Tribe will be responsible for the implementation of the proposed projects.

This project compliments several projects being completed in the Clearwater River, both BPA-funded and Non-BPA Funded Projects.  The accumulation of the BPA projects  listed below and the Non-BPA funded projects (not listed) will benefit fish and wildlife within the subbasin more so than any single project alone.  Non-funded BPA projects include work by the Bureau of Land Management, Nez Perce National Forest, Clearwater National Forest, and Idaho Department of Environmental Quality.  All projects have the ultimate goal of restoring healthy aquatic and terrestrial environments.  The following is a list of related BPA funded projects within the Clearwater River Subbasin.

(  199700601(Clearwater River Sub-basin Watershed Assessment(Sub-contracted to Washington State University to complete an assessment and plan for the Clearwater River Subbasin.  In addition, a technical review committee, consisting of doctorate level individuals, including a civil engineer, geomorphologist, fisheries biologist, limnologist, hydrologist, wildlife biologist, and an agriculture engineer, review the project periodically.

( 199706000—Clearwater River Subbasin Focus Watershed Program (NPT) &

199608600—Clearwater River Subbasin Focus Watershed Program (ISCC)( Cooperative project to coordinate activities within the Clearwater River Subbasin and the ceded territory of the Nez Perce Tribe.  Through this project, the Clearwater River Subbasin Policy Advisory Group was formed, consisting of aquatic and terrestrial committees.  These committees also give direction toward the development of the Clearwater River Subbasin Management Plan.

( 199607703-- Waw'aatamnima (Fishing)(Squaw) Creek to 'Imnaamatnoon (Legendary Bear)(Papoose) Creek Watersheds Analysis Area (NPT) –Watershed restoration through road obliteration and culvert replacements.

( 200003600—Mill Creek Watershed Restoration (NPT)—Riparian habitat restoration through cattle exclusion and proposed passage barrier replacement/removal.

( 200003700—Newsome Creek Watershed Restoration (NPT)—Stream restoration through reductions in sediment from road sources and proposed stream channel restoration.

( 199303501—Red River Watershed Restoration (ISCC)—River restoration through channel morphology reconstruction and riparian rehabilitation, with on-going monitoring and evaluation.

( 198335003—Nez Perce Tribal Hatchery Monitoring and Evaluation (NPT)--Evaluate the effectiveness of supplementation and to monitor changes in the environment that are causally linked to supplementation.  Snorkeling and redd count monitoring and evaluation within Lolo Creek are included in this project.

( 198335000—Nez Perce Tribal Hatchery (NPT)- Utilizes hatchery supplementation to restore and recover Snake River Basin salmon stocks.

In addition to this BPA project occurring in the Lolo Creek watershed, a larger restoration effort is also on-going.  The US Forest Service is an active partner in restoring the Lolo Creek watershed, as they cost share portions of these projects in an effort to improve aquatic and terrestrial vegetation conditions.  In addition, Potlatch Corporation is a partner on all projects that are implemented on their lands.

In 2000, the NPT received funds from the CRITFC through PCSRF and again in 2004 from the State of Idaho Office of Species Conservation through PCSRF for culvert replacement projects within the Lolo Creek watershed.

( 2000-1-01—CRITFC (PCSRF)--Restore Habitat Access within Lolo Creek--Five culverts were replaced and one culvert removed within Lolo Creek Watershed.

( 031 04 CW—CRITFC (PCSRF)-- Lolo Creek Passage Restoration--This project cost shared with this BPA project to fund culvert replacements, and associated monitoring and evaluation.

E. Project history (for ongoing projects)

The Protect and Restore Lolo Creek Watershed project (9607702) has been an on-going project of the Nez Perce Tribe Fisheries Watershed Program since 1996.  The ultimate goal of the project is to restore the physical and biological characteristics of the watershed to provide quality habitat for anadromous and resident fish species that support the historical, cultural and economic practices of the Nez Perce Tribe.

Summary of Major Results/Adaptive Management Implications

The Nez Perce Tribal Fisheries/Watershed Program has been involved in road obliteration within the Lolo Creek Watershed since 1997.  A Challenge Cost-Share Agreement between the Clearwater National Forest and the Nez Perce Tribe (CNF and NPT, 1997) was produced, signed by both parties, and used during the 1997 year to obliterate and re-vegetate 4 miles of road within the Lolo Creek Watershed.  In addition, during 1997, the watershed program constructed approximately 3.6 miles of riparian and cultural resource protection fence; 3.1 miles of fence was constructed around Musselshell Meadows for riparian and cultural resource protection, and 0.5 miles was constructed to protect a prime spawning area within Lolo Creek.

During fiscal year 1998, a Challenge Cost-Share Agreement between the Clearwater National Forest and the Nez Perce Tribe was signed by both parties to obliterate 11 miles of road, construct riparian/cultural resource protection fence, and installation of one off-site watering development.  Road obliteration included contouring road beds back to their natural slope, erosion control, and re-vegetation in the Musselshell Creek drainage, a tributary to Lolo Creek.  Ten miles of fence was constructed to protect 21,000 acres of riparian habitat and tree plantations from grazing effects; this project included the installation of two cattle guards within the Mosquito/Brown Creek drainage, a tributary to Lolo Creek.  The fence construction and cattleguard installation was a multi-party cost share project.  Parties involved in this project include: NPT, Clearwater National Forest, Idaho Department of Lands, and Potlatch Corporation Inc.   A non-source watering system was installed within the Musselshell Creek drainage to keep livestock in the upland areas and out of the riparian zone during the summer months.

In 1999, a Challenge Cost-Share Agreement between the Clearwater National Forest (CNF) and the Nez Perce Tribe (NPT) was signed by both parties to complete work involving road obliteration, riparian protection through fencing, off-site water developments, and streambank stabilization.  As a cooperative effort between the CNF and the NPT, 29 miles of road were obliterated, and an additional 15 miles of road were abandoned.  A road obliteration effectiveness monitoring program was initiated.  Seven sites were set up to monitor the effectiveness of techniques used in road obliteration techniques.  A report was generated to document the results.  An additional two miles of fence was constructed to protect riparian/stream habitat areas.  The off-site water development was completed and was completely operational in 1999.  Streambank stabilization slated for Jim Brown Creek was surveyed and the design was produced for work in 2000.

During contract year 2000, a Challenge Cost Share Agreement was signed by the CNF and the NPT to define work to be completed in the Lolo Creek watershed.  No roads were obliterated with NPT funding, although effectiveness monitoring of previous years work was completed on the same seven sites that were installed in the previous year.  A cooperative agreement between Potlatch Corporation Inc. and the NPT was signed to complete the streambank stabilization project within the Jim Brown Creek watershed.  Approximately 100 feet of eroding streambank was stabilized using bioengineering techniques and native in-stream structures.  Riparian protection fence was evaluated for effectiveness and dilapidated sections.  Minor repairs were made.  The off-site watering system was maintenanced and operating for the summer months.

In 2001, effectiveness monitoring of previous years work was completed.  A cooperative agreement between Potlatch Corporation Inc. and the NPT was signed to complete the streambank bioengineering project within the Jim Brown Creek watershed.  Approximately 500 feet of eroding streambank was stabilized using bioengineering techniques and native in-stream structures.  Riparian protection fence was evaluated for effectiveness and dilapidated sections.  Minor repairs were made.  The off-site watering system was maintained and operating for the summer months.

In 2002, cooperative projects were completed with the Clearwater National Forest and Potlatch Corporation.  Native vegetation was planted in riparian areas of Jim Brown Creek.  The 14 miles of fence was maintained to protect riparian areas, and culvert inventories were begun.

Project work in 2003 included riparian planting, fence maintenance to protect riparian areas, culvert and road inventories, streambank stabilization, culvert replacements and removals, and monitoring.  Under a cooperative agreement with Potlatch Corporation, this project replaced one culvert in Burnt Creek, a tributary to Jim Brown Creek.  It also removed two log culverts in Burnt Creek that were acting as barriers to fish passage.  In addition, on stream crossing in Bat Creek was improved and constructed into a hardened ford crossing.

Figure 4. Stream crossing on Burnt Creek showing before (left) and after (right) removal of log culvert.

In 2004, under cooperative agreements with the Clearwater National Forest and Potlatch Corporation, project work included riparian re-vegetation, fence maintenance, streambank bioengineering, road decommissioning, and culvert replacements.  Two culverts were replaced within the CNF on Cedar Creek and Nevada Creek.  Cost share monies from the North Central Idaho Resource Advisory Committee were also used for the completion of Nevada Creek culvert replacement.  On Potlatch Corporation lands, a streambank bioengineering project was completed on two sections of stream totaling over 500 feet of streambank.  This project was completed in cooperation with the Youth Conservation Corps.

Past Costs

| Year | Expenditures |
| --- | --- |
| 1997 | $136,508 |
| 1998 | $83,962 |
| 1999 | $123,553 |
| 2000 | $146,622 |
| 2001 | $94,548 |
| 2002 | $119,967 |
| 2003 | $238,198 |
| 2004 | $234,968 |
| 2005 | $292,842 |

Project Reports & Technical Papers

2005 Culvert Assessment – Lolo Creek Watershed

An assessment of existing culverts for their ability to pass fish and a prioritization of those culverts for upgrading and /or replacing.

2000-2005 Biological Assessments

Biological Assessments were completed for use in consultation with the US Fish and Wildlife Service and NOAA Fisheries.

1998 - 2004 Annual Reporst: Protect & Restore Lolo Creek Watershed

These reports details significant activities and accomplishments during the contract years  including riparian planting, fence maintenance to protect riparian areas, road obliteration, culvert replacements, and streambank stabilization.

1999 Clearwater National Forest Watershed Restoration Monitoring Results (Road Obliteration), A Collaborative Effort between the Clearwater National Forest and The Nez Perce Tribe Fisheries/Watershed Program.

This report articulates the methods used to monitor road obliteration techniques.  It reports findings as to what techniques are successful and which ones need adjustments.

F. Proposal biological objectives, work elements, and methods

1.  Biological Objective: Develop programs and project proposals (Clearwater Subbasin Management Plan, pg. 52).

A. Work Element: Coordination (118)

Methods: Prepare Partnering Agreements with Clearwater National Forest and Potlatch Corporation to define logistics of projects and funds contributed by each party.  These two agencies have been partners for watershed restoration projects for the history of this project.  A Master Participating Agreement is in place with the Clearwater National Forest, which project supplements document annual work.  Annual agreements are drafted between Potlatch Corporation and the Tribe to describe the logistics and contributions from each party.  The two agencies work together to submit proposals to other agencies for supplemental funding.

Timeline: Annually, March – June

- Work Element: Manage and Administer Projects (119)

Methods: Project management includes coordinating project activities, attending meetings, seeking additional funding, attending trainings to stay abreast of innovative techniques, preparing statements of work, managing budgets, and completing reports.

Timeline: Annually, yearlong

C. Work Element: Produce Environmental Compliance Documentation (165)

Methods: Produce Environmental Compliance Documentation on Forest Service Lands including Cultural Surveys/Clearance, NEPA, Botanical Surveys, and ESA Consultation.  Surveys and data collection are a cooperative effort of the two agencies.  Reporting and negotiation of compliance is done primarily by the Forest Service.

Timeline: Annually, January - May

D. Work Element: Produce Environmental Compliance Documentation (165)

Methods: Produce Environmental Compliance Documentation on Private Lands including Cultural Surveys/Clearance, NEPA, Botanical Surveys, and ESA Consultation.  These tasks are completed by personnel funded by this project through the Environmental Compliance office at BPA.

Timeline: Annually, January – May

E. Work Element: Collect/ Generate Field Data (157)

Methods:  Data is needed to monitor and evaluate biological, chemical and physical habitat parameters that affect salmonid production the Lolo Creek watershed. Information will be collected on macro-invertebrates, flow, temperature, sediment composition, and habitat parameters to include channel morphology, valley width index, Wolman Pebble counts, cobble embeddedness, large woody debris, bank stability, and riparian condition and density.

Timeline: Annually, June – August

Note:  Not all parameters are collected each year, such as physical habitat parameters are collected on a rotating five year basis.  Biological parameters are collected each year.

F. Work Element: Analyze/Interpret Data (162)

Methods:  Densities and abundance of fish will be estimated using snorkeling data.  Temperature, flow, and physical habitat parameters such as cobble embeddedness and stream morphological measurements will be summarized and used to document success for stream restoration activities.

Timeline: Annually, June – August

Note:  Not all parameters are collected each year, such as physical habitat parameters are collected on a rotating five year basis.  Biological parameters are collected each year.

G. Work Element: Produce Status Report (141)

Methods:  Quarterly reports track project work element completion.

Timeline: Annually, quarterly

H. Work Element: Produce Annual Report (132)

Methods: Annual Reports summarize yearly activities.

Timeline: Annually, March

2. Biological Objective:  Protect and restore riparian habitats (Clearwater Subbasin Management Plan, pg. 42-43).

A. Work Element: Plant Vegetation (47)

Methods: Plant native vegetation (alder and willow) within the riparian zone of Jim Brown Creek, its tributaries, and lower Lolo Creek.  Planting trees in the riparian zone provides shade to the stream which in turn will lower water temperatures.  In addition, riparian vegetation provides increased habitat complexity, which provides cover for fish and biomass for insects and macro invertebrates.

Timeline: Annually, April – June

This work element is duplicated from Biological Objective # 6 below, as it addresses both Biological Objectives #2 and #6.  Note: It is only budgeted once.

B. Work Element: Outreach/Education (99)

Methods:

Goals of Outreach/Education Component

1.  Educate the public and fellow professionals about Nez Perce Tribe Treaty Rights and culture.  Provide education and examples of how these reserved rights and culture translate to the Nez Perce Tribe’s role as a co-manager and the vital importance of their continued participation in resource management.

2.  Educate the general public, fellow professionals, and students (k-12 and college) about the principles and practice of watershed restoration.

3.  Provide positive outreach and publicity for the accomplishments and on-going work we do.

4.   Inspire public stewardship of resources.

Possible Approaches to Achieve Education and Outreach Goals

A.  Education of Fellow Professionals

1.  Host workshops

2.  Attend scientific and professional conferences

3.  Continue to provide technical assistance to partner agencies

4.  Participate in workshops as requested by co-management agencies and

non-profits

B.  Education of Public

1.  Host field trips

2.  Public presentations as requested

3.  Interpretative trail/signs along more visible and accessible projects

4.  Write a weekly newspaper column regarding local watershed

issues

5.  Publish pamphlets with information on local watershed issues

6.  Participate in community events and county fairs by providing an

informational booth

7.  Provide workshops to focus on important watershed issues

C.  Education of Students (k-12 and college)

1.  Classroom lectures and presentations

2.  Field based monitoring and restoration projects

3.  Work with teachers to implement k-12 watershed-based curriculum

4.  Provide workshops for teachers and educators

5.  Summer programs

6.  Participate in career fairs

Potential Partners for Outreach/Education

- Potlatch Corporation

- U.S. Forest Service

- Anheuser-Bush Environmental Outreach

- Local school districts

- Other local environmental or sportsman groups

Timeline: Annually throughout year.

C. Work Element: Collect/ Generate Field Data (157)

Methods:  Data will be collected to monitor success of riparian plantings.  This is done on a rotating basis of one year after re-vegetation and then every five years using circle plots and with a densitometer to measure stream shade in riparian zones.

Timeline: Rotating basis of every five years, June – August

D. Work Element: Analyze/Interpret Data (162)

Methods:  Abundance of trees will be calculated from circle plots and percentage of cover within riparian zones.  All data will be shared with StreamNet and reported to BPA.

Timeline: Annually, June – August

3. Biological Objective:  Reduce the number of artificially blocked streams (Clearwater Subbasin Management Plan, pg. 32).

A. Work Element: Produce Design and Specifications (175)

Methods: Produce design and cost estimates for all culverts the year prior to implementation.  This is a cooperative effort between the Clearwater National Forest, the Nez Perce Tribe, and Potlatch Corporation, where all parties review and approve designs before finalized.  After design is complete, the project is solicited for bids, which are again reviewed by all parties; a preferred sub-contractor is selected.

Timeline: Annually 2007 – 2009; Implementation March - June

B. Work Element: Install Fish Passage Structure (184)

Methods: Replace Rat Creek Culvert to open 6.87 miles of inaccessible habitat.  Designs for this project will incorporate stream simulation so that all aquatic species can pass the crossing without knowing it is artificial.

Timeline:  July – August 2007

C. Work Element: Install Fish Passage Structure (184)

Methods: Replace Stray Creek Culvert to open 3.92 miles of inaccessible habitat.  Designs for this project will incorporate stream simulation so that all aquatic species can pass the crossing without knowing it is artificial.

Timeline:  July – August 2007

D. Work Element: Install Fish Passage Structure (184)

Methods: Replace Dan Lee Creek Culvert to open 1.58 miles of inaccessible habitat.  Designs for this project will incorporate stream simulation so that all aquatic species can pass the crossing without knowing it is artificial.

Timeline:  July – August 2007

E. Work Element: Install Fish Passage Structure (184)

Methods: Replace Fan Creek Culvert to open 3.5 miles of inaccessible habitat.  Designs for this project will incorporate stream simulation so that all aquatic species can pass the crossing without knowing it is artificial.

Timeline:  July – August 2007

F. Work Element: Upland & Sediment Control (55)

Methods: Replace Weaver Creek Culvert #4 to reduce the risk of a failing culvert.  Designs for this project will incorporate stream simulation so that all aquatic species can pass the crossing without knowing it is artificial.

Timeline:  July – August 2007

G. Work Element: Install Fish Passage Structure (184)

Methods: Replace Eldorado Creek Tributary Culvert to open 0.88 miles of inaccessible habitat. Designs for this project will incorporate stream simulation so that all aquatic species can pass the crossing without knowing it is artificial.

Timeline:  July – August 2007

H. Work Element: Upland Erosion & Sediment Control (55)

Methods: Replace Tray Creek culvert to reduce the risk of a failing culvert.  Designs for this project will incorporate stream simulation so that all aquatic species can pass the crossing without knowing it is artificial.

Timeline:  July – August 2008

I. Work Element: Install Fish Passage Structure (184)

Methods: Replace Mox Creek Culvert #2 to open 1.79 miles of inaccessible habitat.

Timeline:  July – August 2008

J. Work Element: Install Fish Passage Structure (184)

Methods: Replace Mox Creek Culvert # 3 to open 2.57 miles of inaccessible habitat. Designs for this project will incorporate stream simulation so that all aquatic species can pass the crossing without knowing it is artificial.

Timeline:  July – August 2008

K. Work Element: Install Fish Passage Structure (184)

Methods: Replace Mud Creek culvert #1 to open 1.30 miles of inaccessible habitat.  Designs for this project will incorporate stream simulation so that all aquatic species can pass the crossing without knowing it is artificial.

Timeline:  July – August 2009

L. Work Element: Install Fish Passage Structure (184)

Methods: Replace Mud Creek culvert #2 to open 0.11 miles of inaccessible habitat.

Designs for this project will incorporate stream simulation so that all aquatic species can pass the crossing without knowing it is artificial.

Timeline:  July – August 2009

M. Work Element: Install Fish Passage Structure (184)

Methods: Replace culvert on Clearwater County Road to open 3.0 miles of inaccessible habitat. Designs for this project will incorporate stream simulation so that all aquatic species can pass the crossing without knowing it is artificial.

Timeline:  July – August 2008

N. Work Element: Install Fish Passage Structure (184)

Methods: Replace Mud Creek culvert #3 to open 5.86 miles of inaccessible habitat.  Designs for this project will incorporate stream simulation so that all aquatic species can pass the crossing without knowing it is artificial.

Timeline:  July – August 2009

O. Work Element: Upland Erosion and Sediment Control (55)

Methods: Culverts within the 5204 road are not functioning properly. The road is of low usage, so the culverts will be removed so natural drainage can occur and habitat can be reconnected.

Timeline:  July – August 2009

P. Work Element: Collect/Generate Field Data (157)

Methods: A monitoring plan has been developed to gauge the success of culvert replacements. Data is collected at one, three and five year intervals to determine successes and changes that are occurring with culvert replacements and removals.

Timeline:  Annually on a rotating schedule, based on installation, August – September

Q. Work Element: Analyze/Interpret Data (162)

Methods:  Data will be collected on whether the culverts are passing fish and whether they meet stream simulation parameters.  Fish surveys will be conducted above and below culverts on the year of the installation and the year after.  Following that, monitoring will be completed on a rotating basis.

Timeline: Annually, June – August

4. Biological Objective:  Reduce the impact of the transportation system (Clearwater Subbasin Management Plan, pg. 50).

A. Work Element: Decommission Roads (33)

Methods: Decommission 10 miles of road within White Creek by re-contouring roads back to natural topography and de-compacting landing areas, which will reduce surface erosion and sediment delivery to streams.

Timeline: March – December 2007

B. Work Element: Decommission Roads (33)

Methods: Decommission 10 miles of road within the Yakus Creek drainage by recontouring roads back to natural topography and de-compacting landing areas, which will reduce surface erosion and sediment delivery to streams.

Timeline: March – December 2008

C. Work Element: Decommission Roads (33)

Methods: Decommission 10 miles of road within the Long Ridge area of Lolo Creek by recontouring roads back to natural topography and de-compacting landing areas, which will reduce surface erosion and sediment delivery to streams.

Timeline: March – December 2009

D. Work Element: Collect/Generate Field Data (157)

Methods: The CNF has developed a monitoring plan for decommissioned roads, including failures, re-vegetation success, noxious weed presence, and stream crossings.  Data is used to monitor success and for suggesting improvements that could be made.

Timeline: Annually on a rotating schedule, based on year of removal, June – September

E. Work Element: Analyze/Interpret Data (162)

Methods:  A report is written on findings from monitoring of decommissioning.

Timeline: Annually, December- March

5. Biological Objective:  Improve aquatic habitat diversity and complexity (Clearwater Subbasin Management Plan, pg. 37).

.

- Work Element:  Increase Instream Habitat Complexity (29)

Methods:  Stream banks are eroding and are mostly devoid of vegetation within the Jim Brown Creek watershed.  Bioengineering techniques will restore the riparian zone, and decrease sedimentation delivery to the stream.

Timeline: Annually 2007-2009 with implementation occurring July – August

This work element is duplicated from Biological Objective # 7 below, as it addresses both Biological Objectives #5 and #7.  Note: It is only budgeted once.

6. Biological Objective:  Reduce water temperatures to levels meeting applicable water quality standards for life stage specific needs of anadromous and native resident fishes with an n established upward trend in the number of stream miles meeting standards (Clearwater Subbasin Management Plan, pg. 33).

A. Work Element: Plant Vegetation (47)

Methods: Plant native vegetation within the riparian zone of Jim Brown Creek, its tributaries, and lower Lolo Creek.  Planting trees in the riparian zone provides shade to the stream which in turn will lower water temperatures.  In addition, riparian vegetation provides increased habitat complexity, which provides cover for fish and biomass for insects and macro invertebrates.

Timeline: Annually, April – June

This work element is duplicated from Biological Objective # 2 above, as it addresses both Biological Objectives #2 and #6.  Note: It is only budgeted once.

7. Biological Objective:  Reduce in-stream sedimentation to levels meeting applicable water quality standards and measures, with an established upward trend.  (Clearwater Subbasin Management Plan, pg. 35).

- Work Element:  Increase Instream Habitat Complexity (29)

Methods:  Stream banks are eroding and are mostly devoid of vegetation within the Jim Brown Creek watershed.  Bioengineering techniques will restore the riparian zone, and decrease sedimentation delivery to the stream.

Timeline: Annually 2007-2009 with implementation occurring July – August

This work element is duplicated from Biological Objective # 5 above, as it addresses both Biological Objectives #5 and #7.  Note: It is only budgeted once.

B. Work Element: Collect/ Generate Field Data (157)

Methods:  Data is collected before restoration, the year of implementation, the year following, and five years later.  Parameters collected include stream morphology, vegetation plots, and in-stream sediment.

Timeline: Rotating, June – August

C. Work Element: Analyze/Interpret Data (162)

Methods:  Data is summarized and reported to BPA.

Timeline: Annually, December - March

8. Biological Objective:  Reduce the extent and diversity of noxious weeds (Clearwater Subbasin Management Plan, pg. 45).

A. Work Element: Produce Plan (174)

Methods: Data on noxious weeds infestations within the Lolo Creek drainage will be completed in 2007.  This data will be entered into a database, and will now be prioritized for treatment areas.

Timeline: March - November 2007

B. Work Element: Remove Vegetation (53)

Methods: Reduce noxious and invasive weeds along travel corridors, including decommissioned roads.  This project proposes to treat roads by spraying for noxious weeds before and after the implementation of road decommissioning.  Monitoring for presence of noxious weeds occurs during the road decommissioning monitoring.

Timeline:  Annually, June – September

9. Biological Objective:  Reduce negatives impacts of livestock grazing (Clearwater Subbasin Management Plan, pg. 45-46).

A. Work Element: Maintain Vegetation (22)

Methods:  Protect riparian zones by maintaining previously built fence in the Lolo Creek drainage within Jim Brown and Musselshell Creeks.  Approximately 15 miles of fence has been built to exclude cattle from riparian zones; this fence requires annual maintenance after winter snowmelt, due to heavy snow loads.

Timeline: Annually, April – June

B. Work Element: Collect/ Generate Field Data (157)

Methods:  Photopoints are taken every five years to document change over time.

Timeline: Rotating, June – August

C. Work Element: Analyze/Interpret Data (162)

Methods:  Photos display visually the change over time at a particular site.

Timeline: Rotating, November - March

G. Facilities and equipment

Activities for this project will be based out of the Nez Perce Tribe Department of Fisheries Resources Management, Watershed Program.  This project has been on-going since 1997 with the cooperation of the Nez Perce National Forest.

Facilities, such as office space are adequate.  This project has one leased vehicle.  An additional vehicle will be leased to complete this project.  This project has one computer, and one additional computer will be purchased.  Computers are replaced on a three to five year rotation.  The program has field vest and hard hats, but a few small items, such as hand tools will be purchased with funds from this proposal.  All heavy equipment will be hired under contract.

H. References

Reference (include web address if available online)

Bentrup, Gary and J. Chris Hoag. 1998. The Practical Streambank Bioengineering Guide, User’s Guide for Natural Streambank Stabilization Techniques in the Arid and Semi-Arid Great Basin and Intermountain West. Aberdeen, Idaho.

Clearwater National Forest. 1999. Section 7 Watershed Biological Assessment, Lolo Creek Drainage, Mainstem Clearwater River Subbasin.

Clearwater Subbasin Team. 2001. Draft Clearwater Subbasin Summary.

CRITFC. 1995. Wy-Kan-Ush-Mi Wa-Kish-Wit, Spirit of the Salmon, The Columbia River Anadromous Fish Restoration Plan of the Nez Perce, Umatilla, Warm Springs, and Yakama Tribes. Volume I & II, Portland, Oregon.

Ecovista. 2003. Draft Clearwater Subbasin Management Plan. Pullman, Washington.

Ecovista, Nez Perce Tribe Wildlife Division, Washington State University Center for Environmental Education. 2002. Final Draft Clearwater Subbasin Assessment. Pullman Washington.

Federal Caucus. 2000. Conservation of Columbia Basin Fish, Final Basin wide Salmon Recovery Strategy. Volume I.

Furniss, M.J., M.A. Love, and S. A. Flanagan, 1997. Diversion Potential at Road-Stream Crossings. Water/Road Interaction Technology Series, 9777-1814-SDTC, USDA Forest Service, Technology and Development Program, San Dimas, California.

Idaho Department of Environmental Quality. 1998. Beneficial Use Reconnaissance Project Stream Survey Notes—Lolo Creek.

McRoberts, Heidi, M. Johnson, R. Hills III. 2005. Culvert Assessment – Lolo Creek Watershed. Lapwai, Idaho.

McRoberts, Heidi. 1999. 1998 Annual Report: Protect and Restore Lolo Creek Watershed. Lapwai, Idaho.

McRoberts, Heidi. 2000. 1999 Annual Report: Protect and Restore Lolo Creek Watershed. Lapwai, Idaho.

McRoberts, Heidi. 2001. 2000 Annual Report: Protect and Restore Lolo Creek Watershed. Lapwai, Idaho.

McRoberts, Heidi. 2002. 2001 Annual Report: Protect and Restore Lolo Creek Watershed. Lapwai, Idaho.

McRoberts, Heidi. 2003. 2002 Annual Report: Protect and Restore Lolo Creek Watershed. Lapwai, Idaho.

McRoberts, Heidi. 2004. 2003 Annual Report: Protect and Restore Lolo Creek Watershed. Lapwai, Idaho.

McRoberts, Heidi. 2005. 2004 Annual Report: Protect and Restore Lolo Creek Watershed. Lapwai, Idaho.

National Marine Fisheries Service. 2000. Biological Opinion, Reinitiation of Consultation on Operation of the Federal Columbia River Power System, Including the Juvenile Fish Transportation Program and 19 Bureau of Reclamation Projects in the Columbia Basin.

Nez Perce Tribe and Idaho Department of Fish and Game. 1990. Clearwater River Subbasin Salmon and Steelhead Production Plan. Lapwai and Boise, Idaho.

Nez Perce Treaty of 1855 with the United States Federal Government.

Northwest Power Planning Council. 1994. Columbia River Basin Fish and Wildlife Program. Northwest Power Planning Council. Portland, Oregon.

Northwest Power Planning Council. 2000. 2000 Columbia River Basin Fish and Wildlife Program. Northwest Power Planning Council. Portland, Oregon.

Regional Interagency Executive Committee. 1995. Ecosystem Analysis at the Watershed Scale, Federal Guide for Watershed Analysis. Portland, Oregon.

Steward, Cleveland R. 1996. Monitoring and Evaluation Plan for the Nez Perce Tribal Hatchery. Nez Perce Tribe Department of Fisheries Resource Management.

Stonesifer, Skip and Felix McGowan. 1999. 1999 Clearwater National Forest Watershed Restoration Monitoring Results (Road Obliteration), A Collaborative Effort between the Clearwater National Forest and The Nez Perce Tribe Fisheries/Watershed Program.

US Army Corps of Engineers, Bureau of Reclamation, Bonneville Power Administration. 2004. Final Updated Proposed Action for the FCRPS Biological Opinion Remand.

U.S. Army Corps of Engineers, Bureau of Reclamation, and Bonneville Power Administration. 2004. Endangered Species Act – Section 7 Consultation Biological Opinion. Consultation on Remnad for Operation of the Columbia River Power System and 19 Bureau of Reclamation Projects in the Columbia Basin.

U.S. Fish and Wildlife Service. 2002. Chapter 16, Clearwater River Recovery Unit, Idaho. 196 p. In: U.S. Fish and Wildlife Service. Bull Trout (Salvelinus confluentus) Draft Recovery Plan. Portland, Oregon. http://www.fws.gov/pacific/bulltrout/colkla/recovery/Chapter_16.htm

USDA Forest Service. 2001. Mater Challenge Cost Share Agreement between the Nez Perce National Forest and the Nez Perce Tribe.

USDA Forest Service. 2003. Upper Lolo Creek Ecosystem Assessment at the Watershed Scale. Clearwater National Forest, Lochsa Ranger District.

I. Key personnel

# Heidi McRoberts

### Project Manager

Education:

2002 - M.S. – University of Idaho, Moscow, Idaho.

Major: Fisheries Resource Management

1997 - B. S. – University of Dubuque, Dubuque, Iowa.

Majors:  Environmental Science & Biology,

Current Responsibilities: Project Manager; Implement watershed restoration projects: streambank stabilization, riparian re-vegetation, bioengineering, and surveying project areas; contract administration; gathering, analyzing, and interpretation of watershed data; represent watershed program in various interdisciplinary teams; supervise field crews; coordinate program projects.

### Relevant Training:

(   Grants & Contracts Workshop, 2005, Nez Perce Tribe

(   Indirect Cost Workshop, 2004, Nez Perce Tribe

(   Contracting Officer’s Representative Course, 2003, Management Concepts

(   TerraSync and Pathfinder Office Software Training, 2003, Electronic Data Solutions

(   River Assessment & Monitoring, 2002, Wildland Hydrology

(   NEPA Training, 2001 Herrera Environmental Consultants

(  Riparian Zone Ecology, Restoration, & Management Workshop, 2000, NRCS

(  River Morphology and Applications, 2000, Wildland Hydrology

(  The MIKE 11 Workshop, 2000, DHI Water & Environment & Univ. of Idaho

(  First Responder Awareness Level Training, 2000, The Univ of Alabama Birmingham

(  Applied Fluvial Geomorphology, 1999, Wildland Hydrology

(  Forest Plan Implementation, Course 1900-01, 1999, USDA Forest Service

(  Riparian Proper Functioning Condition, 1998, Bureau of Land Management

Employment History:

(  May 1998 – present          	NEZ PERCE TRIBE FISHERIES/WATERSHED

Biologist III

(  Sept. 1997 – May 1998    	EARTH CONSERVATION CORPS/SALMON CORPS

Field Director

(  Summers 1996 – 1997     	STATE OF IDAHO- DEPT. OF ENVIRONMENTAL QUALITY

Biological Technician

Expertise:  Mrs. Heidi McRoberts has a broad educational background in fisheries, environmental science, hydrology, and biology.  Her professional experience includes a background working with habitat assessment, wildlife population counts, electrofishing, water quality testing, field research, and habitat restoration.  Her work requires knowledge of habitat protection, restoration, habitat types, and the relationships between them.

Relevant Job Completions: 1) Project manager for watershed restoration projects within Nez Perce Tribe ceded territory with funding from multiple sources.  2) McComas Meadows stream habitat survey and analysis of stream morphology 3) Culvert replacements and road decommissioning in multiple watersheds.  4) Cattle exclusion fencing of riparian areas & installation of cattleguards and 5) Stream restoration project manager 1998-present

### Mark Johnson

Engineer

Education:

1985 - M.B.A. – California Coast University, Santa Ana, California

Major: Business Administration

1976 - B. S. – University of Washington, Seattle, Washington

Majors:  Forest Engineering

Current Responsibilities: Engineer/supervisor; Implement watershed restoration projects: culvert replacements, road obliteration, streambank stabilization, riparian re-vegetation, bioengineering, and surveying project areas; contract administration; gathering, analyzing, and interpretation of watershed data; supervise field crews; coordinate program projects.

### Relevant Training:

(  River Morphology and Applications, 2005, Wildland Hydrology

(  Interagency Watershed Restoration Coordination Workshop, 2005, Nez Perce Tribe

(  PNW Ecosystems Then and Now, 2004, American Fisheries Society

(  Noxious Weed Identification, 2004, University of Idaho

(  Fluvial Geomorphology for Engineers, 2004, Wildland Hydrology

(  Aquatic Habitat Guidelines, 2004, State of Wash. Fish & Wildlife

(  Designing for Aquatic Species Passage at Road-Stream Crossings, 2004, USFS

(  "NW Stream Restoration Symposium, 2004, River Restoration Northwest

Employment History:

(  June 2003 – present          	NEZ PERCE TRIBE FISHERIES/WATERSHED

Engineer

(  July 2000 – June 2003    	IDAHO CEDAR SALES

Sales Manager

(  October 1978 – July 2000  POTLATCH CORPORATION

Engineer

Expertise:  Professional experience includes a background working with habitat restoration projects, road construction projects, transportation planning, surveying, and field research.  This work requires knowledge of habitat protection, restoration, habitat types, and the relationships between them, as well as project management and procurement of funding.

Relevant Job Completions: 1) Blonde Creek culvert design and construction 2) Whitman Creek streambank stabilization/bioengineering  3) McComas Meadow ditch restoration 4) Installation of culvert replacements in Weaver Creek, Cedar Creek, Nevada Creek, Eva Creek, Kate Creek, and others.

# Robert D. Hills III

### Biologist II

Education:

2005 – B.S. – Humboldt State University, Humboldt, California.

Major: Fisheries Biology, Emphasis Freshwater Ecology

Current Responsibilities: Habitat Biologist; Implement watershed restoration projects: streambank stabilization, riparian re-vegetation, bioengineering, culvert replacements, and surveying project areas; gathering, analyzing, and interpretation of watershed data; represent watershed program in various interdisciplinary teams; coordinate program projects.

### Relevant Training:

(  Basic COR, 2000, USDA Forest Service

(  River Channels, 2001, Dr. Luna Leopold

(  ArcView Training, 2001, Nez Perce Tribe Land Services Division

(  Intro to TerraSync and Pathfinder Office Software Training, 2003, Trimble

(  Applied Fluvial Geomorphology, 2003, Wildland Hydrology

(  River Morphology and Applications, 2003, Wildland Hydrology

(  River Assessment and Monitoring, 2003, Wildland Hydrology

(  Restoration of Aquatic-Species Passage Using Stream Simulation, 2003, USDA Forest Service

Employment History:

(  Aug. 2002 – present          	NEZ PERCE TRIBE FISHERIES/WATERSHED

Biologist II

(  Dec. 2000 – Aug. 2002   	NEZ PERCE TRIBE NATURAL RESOURCES/WATER RESOURCES

Non-point Source Coordinator

(  Summers 1997 – 2000     	USDA Forest Service, Coeur d’Alene River Ranger District

Biological Technician

Expertise:  Mr. Robert Hills has an educational background in fisheries with an emphasis in freshwater ecology.  Course work included watershed management and geomorphology.  His professional experience includes a background working with stream habitat assessments, road assessments, electrofishing, snorkel surveys, and habitat restoration.  His work requires knowledge of habitat protection, restoration, stream habitat types, stream channel processes, and the relationships between them.

Relevant Job Completions: 1) Burnt Creek design/implement culvert removal and culvert installation2) Jim Brown Creek streambank stabilization/bioengineering 3) Lolo Creek and Mill Creek Culvert Prioritization Plan. and 4). Maloney Creek road obliteration project.

# Alison Tompkins

### Biologist I

Education:

2004 – BLA  University of Idaho, Moscow, Idaho.

Major: Landscape Architecture

Current Responsibilities: Biologist; Implement watershed restoration projects: streambank stabilization, riparian re-vegetation, bioengineering, and surveying project areas; restoration effectiveness monitoring: conducting stream surveys for bank stability, riparian vegetation, canopy cover, large woody debris, substrate composition, macroinvertebrates, salmonid densities, channel profiles, stream flows, and analysis and interpretation of watershed data; represent watershed program in various interdisciplinary teams; supervise field crews.

### Relevant Training:

(  River Channels Course, 2005, Teton Science School

(  Rivermorph Applications, 2005, Pilot View Resource Conservation and Development, Inc.

Employment History:

(  December 2004 – present            	NEZ PERCE TRIBE FISHERIES/WATERSHED

Biologist I

(  June 2004 – August 2004    	NEZ PERCE TRIBE FISHERIES/WATERSHED

Fisheries Technician I

(  Summer 2002 and 2003    		DON BRIGHAM PLUS ASSOCIATES

Landscape Architecture Intern

Expertise:  Mrs. Alison Tompkins has a broad educational background in science and land use planning, biology, fish ecology, soils, plant materials, and surveying and construction methods.  Her professional experience includes a background working with habitat assessment, fish population counts and tracking, electrofishing, habitat restoration, and drafting construction documents.  Her work requires knowledge of habitat protection, restoration, habitat types, and the relationships between them.

Relevant Job Completions: 1) Restoration effectiveness monitoring of Meadow Creek, Mill Creek, and Lolo Creek watersheds, 2) Re-vegetation of streambanks in Meadow Creek, Mill Creek, and Lolo Creek watersheds

### Ira Jones

Clearwater Subbasin Focus Coordinator/

### Habitat/Watershed Manager

Education:  University of Montana, Missoula, MT

Major:   Wildlife

Current Responsibilities:  Provide oversight and coordination of High-Priority and on-going watershed projects, analyze programs, laws, policies related to watershed management, facilitate development of criteria to identify critical fisheries habitat, develop a system to apply criteria to watershed for project development and administration, prepare and plan documents for watershed habitat coordination, provide educational presentations and workshops for watershed management and proposal development, and provide assistance to project proponents with proposal development, implementation, monitoring and watershed assessment.

Employment History:

(March 1997 – present: 	NEZ PERCE TRIBE FISHERIES/WATERSHED

Habitat/Watershed Manager

( June 1986 – March 1997: 	UNITED STATES FOREST SERVICE, REGION ONE.

Tribal Government Program Manager

(  Dec. 1980 – June 1986:	UNITED STATES FOREST SERVICE, REGION ONE.

Facilities Manager

( July 1974 – Oct. 1979	UNITED STATES FOREST SERVICE, REGION ONE.

Fire Cache Work Leader

Relevant Job Completions:  1)  Coordinated and developed Clearwater River Subbasin Policy Advisory Group, including aquatic and terrestrial committees; coordinated the initiation of the Clearwater River Subbasin Assessment and Plan (In progress).  2)  Coordinated National, Multi-Regional, and Regional Civil Rights Conferences. 3) Facilitated Treaty Rights workshops with host tribes and multi-government agencies, and organized and conducted Tribal Relations Training primarily for management level from the U.S. Forest Service, Tribes, Bureau of Land Management, and the Bureau of Indian Affairs.  4) Introduced, implemented, and managed the Inter-Tribal Youth Practicum’s for careers in natural resources and leadership within the U.S. Forest Service Regions 1, 5, 9, and 10.  5) Developed an Intergovernmental Personnel Act (IPA) position to work with the Salish Kootnai College to teach environmental science courses and develop a four-year natural science curriculum at the college.  This three-year position and the program developed into a four-year accredited degree program in the fall of 1996.

# Karen A. Smith

### Fisheries Biologist

### Clearwater National Forest

EDUCATION:

1986 - B. S. – Humboldt State University, California

Majors:   Fisheries

CURRENT RESPONSIBLITIES:

- Focus on analyzing and reducing the effects of Forest Service projects on the fisheries resource through the NEPA process.

- Identifying of culverts that limit or prevent upstream migration of aquatic organisms.

DUTIES ON PROJECT:

- Site identification and assessment for aquatic organism passage;

- Assisting in site surveys;

- Leading and participating in the interdisciplinary team for completing NEPA documentation and ESA consultation;

- Resource advisor during culvert replacement;

- Post-project monitoring to assess whether project objectives are met.

PREVIOUS EMPLOYMENT:

- 1998 – present:			Clearwater National Forest

Fisheries Biologist

- 1989 – 1998:			BLM, Coos Bay, Oregon

Fisheries Biologist

- Currently Chairperson of the American Fisheries Society- Idaho Chapter Stream Hydraulics Comm.

QUALIFICATIONS SPECIFIC TO THE PROJECT:

Ms. Smith was the district lead for identifying and assisting with culvert replacement projects for the BLM between 1993 and 1998.  They replaced approximately 30 large culverts in that time period.  Additional culverts were identified and prioritized for later replacement.  She has done the same for the Forest Service for the last 2 years and is currently working on a proposal to develop a Forest-wide culvert replacement program.  In the fall of 1999 she coordinated the replacement of 2 major culverts along US Highway 12. The project was a joint effort between the Forest Service, Nez Perce Tribe, and Idaho Transportation Department.  She also requested and received a grant for the project through the National Fish and Wildlife Foundation.

Anne Hall Connor, P.E.

Watershed Restoration Engineer/Hydrologist

DUTIES ON PROJECT: Program manager for the road obliteration program and other watershed restoration engineering projects on the Clearwater National Forest.  This involves providing technical expertise and training to the program, serving as a contracting officer's representative (COR) and overseeing the budget and management of the program.  Has worked with the Nez Perce Tribe since 1997 on cost share projects involving watershed restoration.  Has provided the hydrologic and hydraulic design on several large culverts including two major pipe arches on US Highway 12 installed to allow for fish passage.

Education	M.S. in Civil Engineering, University of Idaho, December, 1991

B.S. in Forest Management, West Virginia University, May, 1983

CERTIFICATION STATUS: Professional Civil Engineer.  Has construction certification through the Forest Service in roads, buildings, aggregate base and surfacing, and administration of public works contracts.

CURRENT RESPONSIBILITIES: Manages the road obliteration and watershed restoration program on the Clearwater National Forest.  Co-ordinates with the Nez Perce Tribe and others on cost share projects.

PREVIOUS EMPLOYMENT: Anne has worked for the U. S. Forest Service from 1987 to present in engineering including road design and maintenance, contract preparation and construction inspection.  Anne has run a growing watershed restoration and road obliteration program since 1993.

EXPERTISE: Major emphasis in graduate program was water resources engineering with thesis on Hydraulic Design of Fish Habitat Structures.  Other training has included: Instream Flow Incremental Methodology, Applied Fluvial Geomorphology, Basic Road Design, Native Grass Workshop, Contract Administration.