Project ID:	200003600

Title: 	Protect & Restore Mill Creek Watershed

A. Abstract

The overall goal of this project is to restore the physical and biological characteristics of the watershed to provide quality habitat for anadromous and resident fish species that support the historical, cultural and economic practices of the Nez Perce Tribe.  The Mill Creek watershed contains high habitat potential for steelhead trout and bull trout; it has moderate habitat potential for spring Chinook salmon (USDA 1998).

Due to a degraded riparian corridor resulting from past management, aquatic conditions have been negatively affected.  Restoration in this watershed needs to focus on restoring riparian processes.  Increased water temperatures occur within the Mill Creek watershed.   Thermal gain will be reduced through re-vegetating the riparian corridor of meadow reaches within this drainage.

Cattle grazing has continued to affect the aquatic conditions of Mill Creek.  A fence was constructed in 2000 to exclude grazing pressures in the upper meadow of the watershed.  This project will continue to maintain these exclusion fences.  Riparian re-vegetation will occur inside of the exclosure so the trees are protected from cattle grazing.

Fish passage to critical habitat in the headwater tributaries is essential to accessing quality habitat.  Culverts represent a road-associated factor harmful to aquatic resources.

Fish passage and habitat connectivity have been identified as one of the prime limiting factors within the Clearwater River Subbasin; and, an inventory of the status of culverts was completed in 2002.  From the inventory, culverts were prioritized for replacement.

Noxious weeds have infested grasslands and transpportation corridors in the Clearwater Subbasin and negatively impacted plant and animal biodiversity, natural ecological processes, and the quality and availablity of livestock and wildlife forage.  Weed management goals within the Clearwater Subbasin are to prevent intorduction, reproduction, and spread of noxious weeds (Ecovista et al. 2002).

B. Technical and/or scientific background

Location of Problem

Mill Creek, located in the South Fork Clearwater subbasin, is a long linear watershed of particular importance to steelhead trout and westslope cutthroat trout.  Figure 1 shows the location of the project area in relation to the state of Idaho.  Land management activities, such as grazing, timber harvest, and road building, have altered the stream/riparian processes.  Aquatic conditions within this watershed have been degraded due to these activities (USDA Forest Service, 1998).

Figure 1. Vicinity Map showing location of the project.

Species of Concern

Mill Creek supports spring Chinook salmon, steelhead trout, westslope cutthroat, and bull trout.  Steelhead trout and westslope cutthroat trout populations are strong within the watershed, but the watershed conditions are considered adjunct degraded habitat for spring Chinook and bull trout (USDA Forest Service, 1998).  Both bull and steelhead trout are listed under the Endangered Species Act (ESA) within this subbasin.

Mill Creek has been identified by the Nez Perce Tribe as a stream to be stocked with juvenile spring Chinook salmon as part of a large-scale field test of supplementation.  The primary goal of the Nez Perce Tribal Hatchery (NPTH) supplementation project is to re-establish and supplement natural populations of Chinook salmon in the Clearwater subbasin until natural production has stabilized at sustainable levels.  Supplementation is necessary because, without it, Chinook salmon populations are unlikely to become re-established and self-sustaining (Steward 1996).

The strong populations of steelhead and westslope cutthroat trout also make this an important watershed to restore.  The restoration needs to focus on stream/riparian processes affected by grazing in the upper mainstem.  Conserving the existing pattern of vegetation is listed as a priority (USDA Forest Service 1998).  Re-vegetation of the upper meadow, in particular the riparian zone, will be completed through this project.

Habitat Degradation

Heavy grazing occurs within upper Mill Creek, especially around the meadow areas of the stream.  The riparian corridor and bank stabilization have been heavily impacted due to cattle grazing within this watershed.  The riparian corridor has been altered due to management activities within the Mill Creek Watershed.  Encroaching roads and grazing effects have adversely affected and altered the riparian process.  The low gradient reaches are showing some signs of sediment deposition, and the stream is exposed to solar gain, which is resulting in an increase in stream temperature (USDA 1996).  Aerial photographs taken in 1927 indicate that 80 percent of the streambanks in upper Mill Creek meadows were lined with riparian hardwood shrubs.  In the same reach in 1990, riparian shrubs lined less than 5 percent of the streambanks.  The riparian plant community currently consists of grasses and forbs (USDA 1999).  In FY 2000, this project constructed a cattle exclusion fence around the upper meadow.  This will allow vegetation to regenerate and streambanks to heal.  This project proposes to maintain the previously constructed fence.

For salmonid spawning and incubation, the Idaho State Standards require water temperatures of 13oC or less with a maximum daily average of no greater than 9o Celsius during the spawning and rearing period.  In 1994, temperatures reached a maximum of 21.4o Celsius in July with an average daily temperature of 18.5o Celsius (USDA 1996).  By 2005, the highest maximum temperature reading was 19.03 o Celsius with an average of 14.37 o Celsius.  This data tells us that our restoration work in the Mill Creek watershed is resulting in upward trend of conditions.

Riparian zones provide salmon and steelhead streams a connection to and a buffer from upland areas. These zones contribute to salmonid health by providing shade (decreased stream temperatures), streambank stabilization, sediment control, litter input, large woody debris, and nutrients (Spence et al. 1996). Riparian vegetation provides long-term ecosystem function by anchoring streamside soils, providing overhanging and undercut streambanks, increasing habitat complexity, forming pools and braiding, enhancing flows between instream and hyporheic zones, and supplying large woody debris to the stream system (Beschta 1997). Although all of these are essential components of spawning and rearing habitat for salmonids (Bjornn and Reiser 1991), probably the most important component to salmonid habitat is large woody debris. Loss of woody debris from streams usually diminishes habitat quality and reduces carrying capacity for rearing salmon and steelhead during all or part of the year (Hicks et al. 1991).

The purpose of this action is to protect existing productive riparian habitats from human disturbance and development. Land uses such as urbanization, livestock grazing, mining, road building, logging, channelization, agricultural activities, and even recreation can degrade riparian habitat resulting in reduced stream habitat features important to salmon and steelhead, especially rearing juveniles. Protecting these productive areas will ensure the long-term survival of juvenile salmon and steelhead and will also provide “source” areas for recolonizing areas of local population loss (Sedell et al. 1990).

Fish Passage

The legacies of past management activities and impacts from current management activities threaten critical habitat in the Mill Creek watershed.  The Clearwater Subbasin Summary (2001) identifies primary limiting factors to fish productivity within the South Fork Clearwater Assessment Unit to be increased water temperature, sedimentation, loss of instream cover and riparian habitat, impacts from upland disturbances, exotics, harvest, lack of connectivity, and passage.  This project proposal addresses these limiting factors through riparian restoration by re-vegetation, cattle exclusion, culvert inventory and replacement.  Fish passage to critical habitat in the headwater tributaries is essential to accessing pristine habitat.

Culverts represent a road-associated factor harmful to aquatic resources.  In general, culverts harm aquatic resources when they restrict passage and/or when they are improperly sized.  Culverts that are not installed to proper stream grade often develop outlets not in contact with stream bottoms (i.e. those with waterfalls).  The waterfalls do not allow passage of all life history stages of fish.  In addition, movement of other aquatic species can be restricted because many organisms have no jumping ability or are too small to negotiate the height of the falls.  Undersized culverts constrict flows and increase water speeds creating high velocity barriers and eliminating substrate from culvert bottoms.  Substrate, such as gravel and rocks, provide low velocity areas for organisms to rest on their upstream migration. The presence of barriers can isolate small populations, limiting or preventing genetic exchange between populations, and preventing the re-colonization of historic or recovering habitats.

Culverts also limit or prevent seasonal upstream movement by fish.  Juvenile salmon and trout living in large rivers or streams often seek refuge in small tributary streams during high water events.  Without access to refuge habitats, fish may be washed downstream into poor quality or overcrowded habitats.  This could reduce the chances for survival for both individuals and for populations, including those already on the Endangered Species list.

An improperly sized culvert, not only creates a passage barrier but it can also jeopardize the integrity of the road. Culverts that do not receive maintenance can cause saturation of roads and subsequent mass failure (Furniss et al 1997). Historically, most culverts were sized to accommodate 25 to 50 year storm events.  In many cases, this sizing is not adequate to handle water and wood movement during large flood events.

Salmon and steelhead require a network of connected spawning and rearing habitats. Migration barriers have fragmented habitats and thus reduced and constrained salmon and steelhead populations and in some cases caused extinction of local breeding populations.

Rearing and spawning habitat of salmon and steelhead has been lost to blockages. In the Columbia basin, about 55% of the total area and 33% of the total stream miles are no longer accessible to salmon and steelhead (Spence et al. 1996). Some of the most productive rearing sites in streams are located in backwaters along the edge of the channel and in side-channel areas (Sedell and Beschta 1991). Highways and railways built next to streams and rivers often disrupt access to these off-channel sites by physically isolating them from the main channel or by including culverts that are impassable for juvenile salmon and trout.

The purpose of barrier removal is to increase connectivity and to open previously unused habitat for salmon and steelhead. Barrier removal includes such things as increasing passage through culverts; removing diversions, dams, and mine tailings; and installing fish ladders. By opening up habitat lost to blockages and increasing passage over or through barriers, survival of salmon and steelhead should increase in the near term.

Culverts were inventoried using the US Forest Service Region 6 protocol in 2002.  This protocol took into account several variables associated with the culverts, including: stream crossing type, culvert skew angle, diversion potential, floodprone channel width, fill slope length and height, calculated 100-year flows, drianage area, and risk of failures up and down stream.  After the surveys were completed, culverts/stream crossings were prioritized for upgrade/removal by sub-drainage (McRoberts et al. 2005).

In 2004, the Corral Creek culvert was replaced with a larger pipe that will: accommodate the 100-year flow event, accommodate all aquatic organism passage (including fish), and simulate natural stream conditions.  Camp Creek culvert will be replaced and upgraded in 2006.  With the combination of the two culvert upgrades, habitat access will be gained to approximately 6  miles of stream.

Noxious Weeds

Noxious weeds have infested grasslands and transpportation corridors in the Clearwater Subbasin and negatively impacted plant and animal biodiversity, natural ecological processes, and the quality and availablity of livestock and wildlife forage.  Weed management goals within the Clearwater Subbasin are to prevent intorduction, reproduction, and spread of noxious weeds (Ecovista et al. 2002).

Inventory of weeds within the Mill Creek drainage by the Forest Service indicates that travel corridors are infected with noxious weeds, especially spotted knapweed, which is native to Europe, and is widely distributed in North America.

Cost Sharing

This project is a cost share with the Nez Perce National Forest.  The funding requested through this proposal will be combined with appropriated funding through the National Forest System (NFS).  There has been a history of this cost sharing on this project.  The overall objective of this restoration partnership is to restore the aquatic conditions in this watershed.  The overall goal is to have a balance of funding within the watershed, with the actual cost share ratio varying by specific project and implementation circumstances.  The funding shown in the cost share table is a rough estimate of the contribution from NFS for FY 2007 through FY 2009 in this watershed.

Outreach/Education

Goals of Outreach/Education Component

1.  Educate the public and fellow professionals about Nez Perce Tribe Treaty Rights and culture.  Provide education and examples of how these reserved rights and culture translate to the Nez Perce Tribe’s role as a co-manager and the vital importance of their continued participation in resource management.

2.  Educate the general public, fellow professionals, and students (k-12 and college) about the principles and practice of watershed restoration.

3.  Provide positive outreach and publicity for the accomplishments and on-going work we do.

4.   Inspire public stewardship of resources.

Possible Approaches to Achieve Education and Outreach Goals

A.  Education of Fellow Professionals

1.  Host workshops

2.  Attend scientific and professional conferences

3.  Continue to provide technical assistance to partner agencies

4.  Participate in workshops as requested by co-management agencies and

non-profits

B.  Education of Public

1.  Host field trips

2.  Public presentations as requested

3.  Interpretative trail/signs along more visible and accessible projects

4.  Write a weekly newspaper column regarding local watershed

issues

5.  Publish pamphlets with information on local watershed issues

6.  Participate in community events and county fairs by providing an

informational booth

7.  Provide workshops to focus on important watershed issues

C.  Education of Students (k-12 and college)

1.  Classroom lectures and presentations

2.  Field based monitoring and restoration projects

3.  Work with teachers to implement k-12 watershed-based curriculum

4.  Provide workshops for teachers and educators

5.  Summer programs

6.  Participate in career fairs

Potential Partners for Outreach/Education

- Potlatch Corporation

- U.S. Forest Service

- Anheuser-Bush Environmental Outreach

- Local school districts

- Other local environmental or sportsman groups

C. Rationale and significance to regional programs

2004 ESA Section 7 Consultation Biological Opinion for Operation of the CRPS and 19 Bureau of Reclamation Projects in the Columbia Basin

NOAA identifies eight ESUs that are significantly affected by operation of the FCRPS in the 2000 FCRPS BiOp.  Mill Creek is within two ESUs; those are Snake River steelhead (threatened) and Snake River spring/summer chinook (sensative).  The action area for this consultation includes the Lower South Fork Clearwater River, which Mill Creek is a tributary.

South Fork Clearwater River (CRSFC-s)

Background

Fish passage in the South Fork Clearwater River was blocked by the Harpster Dam from 1910 to 1935 and from 1949 to 1963, when the dam was removed (Cramer et al. 1998). Local anadromous steelhead runs were extirpated by the dam. The South Fork Clearwater  River subpopulation is mostly B-run fish derived from resident rainbow trout, juvenile stocking from Dworshak Hatchery stock, adults trapped at Lewiston Dam, and possibly residualized (resident) endemic O. mykiss. The area occupied by the population is moderately to severely degraded. The South Fork Clearwater River watershed has changed substantially since human activities began in the 19th century (USFS 1999). Mining, road building, and agricultural developments in the lower subbasin are largely responsible for altered steelhead habitat in the South Fork Clearwater River watershed. Legacy impacts from dredge mining, such as straightened and confined stream

channels, elevated sediment yields, and lack of riparian vegetation persist in Leggett and

Newsome creeks and in the Crooked, Red, and American rivers. Increased sediment loads from road systems have impaired fish habitat in the Meadow, Cougar, and Peasley creek drainages, while Johns, Tenmile, and Silver creeks and the upper portion of Crooked River have high quality habitat with little or no road development. Road encroachment on stream channels causes significant impairment in Mill, Peasley, and Newsome creeks, lower Crooked River, and the entire South Fork Clearwater mainstem. Roads occupy the floodplain and riparian area of the mainstem of the South Fork Clearwater River throughout most of its length. Potential spawning areas are abundant in the South Fork Clearwater River drainage; however, present steelhead production is likely well below its potential, due to habitat alterations.

Suggested Offsets and Constraints

In Table 7-1, Index of Potential to Increase Population was rated very high based on IDFG parr density counts showing the South Fork Clearwater River was only at 40% of its estimated carrying capacity from 1985 through 1989 (IDFG 1992). The rating for Improvement Potential Adjusted for Practical Considerations for this subpopulation is low to medium in the tributaries and very low for the mainstem. Qualitative Assessment of Potential to Improve/Increase Habitat and Ecological Improvement Potential were each rated high.  Steelhead production potential is high in this subpopulation; however, the presence of Elk City, Idaho active mining claims and strong community concerns about wildfire risks at the wildland urban interface limit the potential to reduce sediment loading from roads and to rehabilitate many degraded areas. There is virtually no opportunity to ameliorate the effects of Highway 14, which parallels the mainstem. Additionally, many of the stream segments where a large portion of steelhead spawning likely occurred in the past are on private property. Sediment inputs originating from roads and dredged valley bottoms are the primary anthropogenic changes that could be improved to help offset smolt losses associated with operation and maintenance of the

FCRPS.

Steelhead are dispersed throughout this hydrologic unit, and use most accessible

tributaries for spawning and rearing. Elevated water temperature, sediment deposition and low streamflows in the summer and fall limit salmon and steelhead use of many streams in this subbasin. Spring/summer chinook salmon and steelhead use the mainstem river, to a very limited extent, for spawning and rearing.

For some ESUs additional non-hydro offsets for habitat, hatcheries, and harvest, as appropriate, may be needed to avoid jeopardy.  A key step is determining the potential benefits that could accrue from actions implemented to improve habitat in tributary and estuary systems and their effects on the status of salmonid ESUs.

Essential features of designated critical habitat include substrate, water quality, water quantity, water temperature, food, riparian vegetation, access, water, velocity, space, and safe passage.

This proposal addresses several of the essential features of critical habitat that are currently degraded including: substrate, water quality, water quantity, water temperature, food, riparian vegetation, access, water, velocity, and safe passage.

2004 Final Updated Proposed Action for the FCRPA Biological Opinion Remand

The Lower South Fork Clearwater River is specifically denoted as an action area within this document (US Army Corps of Engineers et al. 2004).  Mill Creek is a direct tributary to the Lower South Fork Clearwater River.

The Action Agencies have developed an initial set of performance measures for tributary habitat improvements that are expressed as goals for changes in physical habitat conditions for targeted ESUs.

- The Action Agencies have adopted physical performance measures to address the limiting factors identified by NOAA Fisheries. In this proposal, we will address the following limiting factors.

- • Channel morphology: miles of tributary access or complexity restored

- • Riparian condition: miles of riparian habitat protected or enhanced

Appendix D defines rational for habitat actions as:

Insofar as habitat variability and complexity are the templates for biodiversity among Pacific salmon and steelhead, one important element to sustaining and restoring populations depends on our ability to conserve and provide suitable habitat complementary to life history variation.

Barrier Removal (pg D-1)

Salmon and steelhead require a network of connected spawning and rearing habitats. Migration barriers have fragmented habitats and thus reduced and constrained salmon and steelhead populations and in some cases caused extinction of local breeding populations.

Rearing and spawning habitat of salmon and steelhead has been lost to blockages. In the Columbia basin, about 55% of the total area and 33% of the total stream miles are no longer accessible to salmon and steelhead (Spence et al. 1996). Some of the most productive rearing sites in streams are located in backwaters along the edge of the channel and in side-channel areas (Sedell and Beschta 1991). Highways and railways built next to streams and rivers often disrupt access to these off-channel sites by physically isolating them from the main channel or by including culverts that are impassable for juvenile salmon and trout.

The purpose of barrier removal is to increase connectivity and to open previously unused habitat for salmon and steelhead. Barrier removal includes such things as increasing passage through culverts; removing diversions, dams, and mine tailings; and installing fish ladders. By opening up habitat lost to blockages and increasing passage over or through barriers, survival of salmon and steelhead should increase in the near term.

Longer Term Habitat Actions: Riparian Zones (pg. D-4)

Perhaps the single most effective habitat-oriented action for salmon and steelhead sustainability is to protect existing good habitat (Frissell 1993; Lichatowich et al. 2000). The concept of protecting remaining ecologically healthy areas is crucial to maintenance and recovery of listed species (NRC 1996; Williams and Williams 1997). Watershed function can be protected through conservation easements and other protective measures that maintain riparian and instream integrity. The Action Agencies identified the following longer-term actions that should increase the survival of salmon and steelhead.

- Protecting Currently Productive Tributary Riparian Habitat

Riparian zones provide salmon and steelhead streams a connection to and a buffer from upland areas. These zones contribute to salmonid health by providing shade (decreased stream temperatures), streambank stabilization, sediment control, litter input, large woody debris, and nutrients (Spence et al. 1996). Riparian vegetation provides long-term ecosystem function by anchoring streamside soils, providing overhanging and undercut streambanks, increasing habitat complexity, forming pools and braiding, enhancing flows between instream and hyporheic zones, and supplying large woody debris to the stream system (Beschta 1997). Although all of these are essential components of spawning and rearing habitat for salmonids (Bjornn and Reiser 1991), probably the most important component to salmonid habitat is large woody debris. Loss of woody debris from streams usually diminishes habitat quality and reduces carrying capacity for rearing salmon and steelhead during all or part of the year (Hicks et al. 1991).

The purpose of this action is to protect existing productive riparian habitats from human disturbance and development. Land uses such as urbanization, livestock grazing, mining, road building, logging, channelization, agricultural activities, and even recreation can degrade riparian habitat resulting in reduced stream habitat features important to salmon and steelhead, especially rearing juveniles. Protecting these productive areas will ensure the long-term survival of juvenile salmon and steelhead and will also provide “source” areas for recolonizing areas of local population loss (Sedell et al. 1990).

This proposal addresses barrier removal and protecting currently productive tributary riparian habitat, as designate within Appendix D: Rationale for Habitat Actions.

Two culvert replacements are proposed between the years of 2007 and 2010 that will open 6 miles of habitat.

2003 Clearwater Subbasin Management Plan

The Clearwater Subbasin Assessment is comprised of over 9,600 square miles and is home to more than 30 species of fish, 19 of which are native, and is inhabited by as many as 340 terrestrial wildlife species.

The Clearwater Subbasin Management Plan identified problems, objectives, and strategies for biological, environmental, and socioeconomic components within the Subbasin.  It also identifies and prioritized restoration issues for designated PMU’s.

A spatially explicit prioritization approach was developed to highlight the primary protection and restoration needs within each of the 22 Potential Management Units (PMUs) delineated in the Clearwater Subbasin.  The PMUs are an intermediate scale planning unit that facilitate an ecosystem approach to subbasin management and restoration that balance the needs of both terrestrial and aquatic species.

The 22 PMUs in the Clearwater are divided into three groups, those dominated by private

ownership (excluding corporate ownership), mixed ownership (including corporate ownership), or federal ownership. Within the Clearwater subbasin, land use and management strategies differ substantially between these ownership areas; these differences will impact planning strategies and opportunities for action. In developing the prioritization tables it was assumed that opportunity for action is High on Federal lands, Moderate on private and mixed ownership areas, and Low in areas heavily influenced by Private Timber Companies.  Based on review of the Biological and Environmental Objectives developed by the Clearwater Technical Advisory committees for the Clearwater Subbasin Plan, 19 issues most likely to PMUs are groups of HUCs (either contiguous or non-contiguous) that characterize areas, with similar species distributions, disturbance regimes, and other features important to restoration or recovery planning. The PMUs are a broad landscape scale, planning unit and their use facilitates

an ecosystem approach to subbasin management and restoration that attempts to balance the needs of both terrestrial and aquatic species.

Restoration issues in the areas of grazing, roads, and water temperature are designated as high priority for the Mill Creek watershed in the Clearwater Subbasin Management Plan.  Water temperature is designated as a moderate priority based on high temperatures in tributary habitats in anadromous production areas.

The most widely distributed issues of concern for fish and wildlife restoration within the South Fork Clearwater steelhead population area are water temperature, exotic species, vegetative structure and roads.  Specifically, road density, grazing, and surface erosion are designated as high or very high primary defining characteristics for PMU’s that exist within the Mill Creek watershed.

The five highest priority limiting factors within the Clearwater River Subbasin include: in-stream temperature, sedimentation, loss/disturbance or riparian habitats, change in vegetative structure, and alteration of environmental process.  The components of this proposal address all of the identified five priority limiting factors.

2002 U.S. Fish and Wildlife Service. Bull Trout (Salvelinus confluentus) Draft Recovery Plan

The Clearwater River Recovery Unit lies in northcentral Idaho, and major tributaries include the Clearwater, North Fork Clearwater, Middle Fork Clearwater, South Fork Clearwater, Lochsa, and Selway Rivers.  Mill Creek is included within the core area of the South Fork Clearwater River.

South Fork Clearwater River core area. The South Fork Clearwater River core area is located in Idaho County and encompasses an area of approximately 304,522 hectares (752,474 acres). The core area extends from the headwaters above Elk City and Red River to the confluence with the Middle Fork of the Clearwater River at Kooskia. Included in the area are 13 major watersheds, plus numerous face drainages (streams that are very small and steep, and generally provide very little habitat for fish, except possible seasonal habitat near their mouths) that flow into the mainstem South Fork Clearwater River (USFS 1999c). Major tributaries within the core area include: American River, Mill Creek, Red River, Newsome Creek, Crooked River, Johns Creek, Tenmile Creek, Meadow Creek, Leggett Creek, Cougar-Peasley creeks, Silver Creek, Wing Creek, and

Twentymile Creek.

The State of Idaho has classified eleven tributaries of the South Fork Clearwater as Stream Segments of Concern: American River, Red River, South Fork Red River, Big Elk Creek, Little Elk Creek, Crooked River, Newsome Creek, Tenmile Creek, Johns Creek, Meadow Creek, and Mill Creek (CBBTTAT 1998d). Within the entire core area, there are 18 stream segments and one lake listed as Water Quality Limited under section 303(d) of the Clean Water Act (CBBTTAT 1998d).

REASONS FOR DECLINE (of Bull Trout)

Forest Impacts

Timber harvest activities in the South Fork Clearwater core area have been extensive. The long-term adverse effects of timber management activities are thought to be mainly associated with road construction.

Transportation Network

In the South Fork Clearwater core area, roads are thought to be one of the most important factors in habitat degradation due to the long history of road construction for mining and timber management, the amount of road, the amount of streamside road, the alteration in sediment regimes, and alteration in riparian and stream processes and functions.

Recovery Goals

The Recovery Goals for bull trout that are addressed by this project include: addressing specific known barriers to bull trout migration in the Clearwater River Recovery Unit, and identify and address additional barriers (pg. 101).

Actions Needed

The Actions Needed (pg. 107-140) for bull trout recovery that are addressed by this project proposal include:

- Protect, restore, and maintain suitable habitat conditions for bull trout.

- Reduce fine sediment production.

- Address forest road maintenance and areas with high sediment

loading.

- Identify barriers or sites of entrainment for bull trout and implement

tasks to provide passage and eliminate entrainment.

- Identify culverts and other man-made barriers inhibiting fish passage.

- Eliminate known culvert and other man-made passage barriers

- Re-vegetate denuded riparian areas.

- Improve instream habitat.

- Identify and restore riparian areas where livestock grazing is impacting bull trout habitat.

- Identify riparian areas threatened by nonnative plant invasion, and evaluate and implement actions to restore native vegetation.

- Improve stream channels near transportation corridors.

- Identify areas in which secondary roads have been constructed in the floodplain and implement restoration actions.

- Investigate additional opportunities to improve passage.

- Evaluate water temperature as a limiting factor.

- Integrate watershed restoration efforts on public and private lands.

2000 NMFS FCRPS Biological Opinion

Objectives with reference to habitat mitigation included in this document include: 1) protect existing high quality habitat, 2) restore degraded habitats on a priority basis and connect them to other functioning habitats, and 3) protect further degradation of tributary habitats and water quality.  The BiOp further defines actions necessary to meet habitat needs of listed anadromous fish.  The following objectives are consistent between the proposed projects in this proposal and the BiOp.

( Watershed health and degraded habitat will be restored through all aspects of this proposal (i.e. riparian re-vegetation, streambank stabilization, road obliteration).

( Water quality will be improved to meet standards (i.e. temperature will be improved by riparian re-vegetation and sediment will be decreased by road obliteration and streambank stabilization).

( In-stream obstructions posed by culverts will be improved through culvert replacements.

( This project features a cost-sharing effort with the Nez Perce National Forest.

( This project features a Monitoring and Evaluation Plan that looks at water quality standards and restoration efforts designed to offset the damage caused by grazing, logging, and road construction.

( This project supports the development of the TMDL for the 303d listed South Fork Clearwater River, which is listed for sediment.  The restoration efforts in Mill Creek, a tributary to the SF Clearwater River, will help to reduce sediment input to the river.

2000 Fish and Wildlife Program

The Fish and Wildlife Program (FWP) is directed at protecting, mitigating, and enhancing fish and wildlife in the Columbia River and its tributaries, including related spawning grounds and habitat and the biological systems within them.  This project proposal works towards accomplishing the objectives of the FWP by protecting and restoring the physical and biological characteristics within the watershed.

This project strives toward protecting habitat by excluding grazing from critical stream habitat, by reducing excessive sedimentation through stabilizing streambanks and restoring habitat access by replacing barrier culverts.

1994 Fish and Wildlife Program

This project works toward meeting the Habitat Objectives in section 7.6D of the NPPC Fish and Wildlife Program(FWP).  Excluding grazing, stabilizing streambanks, and obliterating roads will limit sediment input working toward restricting cobble embeddedness to less than 30 percent and the percent of fine sediment in salmon and steelhead redds to no more than 20 percent.  Riparian corridor enhancement through re-vegetation will work toward enhancing bank stability to 90 percent, and decreasing water temperatures to 60 degrees Fahrenheit through shading.  Culvert replacement follows the direction of the 1994 FWP to provide and maintain fish passage at all road crossings of existing and potential fish-bearing streams.

D. Relationships to other projects

This is an on-going collaborative project with the Nez Perce National Forest (NPNF).  The proposed work has been coordinated with the Clearwater Ranger District of the NPNF.  Planning aspects of this project will be coordinated between the NPNF and the Nez Perce Tribe (NPT).  NEPA for all aspects of this project has been completed.   The Nez Perce Tribe, in cooperation with the Nez Perce National Forest will be responsible for the implementation of the proposed projects.  Monitoring work is a collaborative effort between the NPT and the NPNF.

This project compliments several projects being completed in the South Fork Clearwater River, both BPA-funded and Non-BPA Funded Projects.  The accumulation of the BPA projects listed below and the Non-BPA funded projects (not listed) will benefit fish and wildlife within the subbasin more so than any single project alone.  Non-funded BPA projects include work by the Bureau of Land Management, Nez Perce National Forest, and Idaho Department of Environmental Quality, most of which occur in the watershed above the mouth of Mill Creek.  All projects have the ultimate goal of restoring healthy aquatic and terrestrial environments.  The following is a list of related projects within the South Fork Clearwater River Subbasin.

(  199700601(Clearwater River Sub-basin Watershed Assessment(Sub-contracted to Washington State University to complete an assessment and plan for the Clearwater River Subbasin.  In addition, a technical review committee, consisting of doctorate level individuals, including a civil engineer, geomorphologist, fisheries biologist, limnologist, hydrologist, wildlife biologist, and an agriculture engineer, review the project periodically.

( 199706000—Clearwater River Subbasin Focus Watershed Program (NPT) &

199608600—Clearwater River Subbasin Focus Watershed Program (ISCC)( Cooperative project to coordinate activities within the Clearwater River Subbasin and the ceded territory of the Nez Perce Tribe.  Through this project, the Clearwater River Subbasin Policy Advisory Group was formed, consisting of aquatic and terrestrial committees.  These committees also give direction toward the development of the Clearwater River Subbasin Management Plan.

- 199607705—Restore McComas Meadows/Meadow Creek Watershed – Watershed restoration through riparian revegetation, road decommissioning, meadow restoration, and culvert replacements.

( 200003500—Newsome Creek Watershed Restoration (NPT)—Stream restoration through reductions in sediment from road sources and proposed stream channel restoration.

( 199303501—Red River Watershed Restoration (ISCC)—River restoration through channel morphology reconstruction and riparian rehabilitation, with on-going monitoring and evaluation.

( 198335003—Nez Perce Tribal Hatchery Monitoring and Evaluation (NPT)--Evaluate the effectiveness of supplementation and to monitor changes in the environment that are causally linked to supplementation.  Snorkeling and redd count monitoring and evaluation within Meadow Creek are included in this project.

( 198335000—Nez Perce Tribal Hatchery (NPT)- Utilizes hatchery supplementation to restore and recover Snake River Basin salmon stocks.

In addition to this BPA project occurring in the Mill Creek watershed, a larger restoration effort is also on-going.  Several projects are being implemented/cost-shared under this project including, but not limited to, vegetation management, underburning, slide stabilization, road and trail maintenance, and weed treatment.

In 2005, the NPT received funds from the State of Idaho Office of Species Conservation through PCSRF for culvert replacement projects within the Mill Creek watershed.

( 035 04 CW—IOSC (PCSRF)—Nez Perce Aquatic Restoration—One culvert replacement within this project will be implemented in Mill Creek in 2006.

E. Project history (for ongoing projects)

The Protect and Restore Mill Creek Watershed (200003600) has been an on-going project since 2000.  This project is being completed in cooperation with the NPNF.  The ultimate goal of the project is to restore the physical and biological characteristics of the watershed to provide quality habitat for anadromous and resident fish species that support the historical, cultural and economic practices of the Nez Perce Tribe.

In the years 2000 and 2001, the primary tasks consisted of constructing a riparian protection/cattle exclusion fence around the upper meadow within the Mill Creek watershed.  The fence is approximately 2.5 miles in length and excludes cattle grazing from about 1 mile of potentially high quality spawning habitat.  The meadow, which was fenced, had been grazed for decades; riparian vegetation is essentially gone.  Operation and maintenance of the fence occurs annually to repair dilapidated sections of fence due to heavy snow loads.

Riparian re-vegetation is implemented on an annual basis.  Native vegetation, including willow and alder are planted within the riparian zone of the upper meadow of Mill Creek, where cattle are excluded from grazing.

In 2002, an inventory of culverts within the Mill Creek watershed was completed.  After the inventory was complete and data was entered, a prioritization of culverts was done.  Five high priority culverts were identified for replacement.  NEPA and consultation was completed in 2003.

The Corral Creek culvert was replaced in 2004 to accommodate the 100-year flow event, passage of all aquatic species, and natural stream simulation.  Camp Creek culvert will be replaced in 2006 with cost share funds from Idaho Office of Species Conservation through the Pacific Coastal Salmon Recovery Funds.  The combination of these two culvert replacements opens up 6 miles of stream habitat to all aquatic organisms.

Figure 2. Corral Creek culvert after upgrade.

Monitoring sites were established and baseline data has been gathered for trend monitoring, many of the variables are only collected every five years, so trends have been established.  A stream gauging station was installed approximately three miles upstream from the mouth of the stream.  A reach was designated within the fenced meadow to establish trends in physical characteristics of the stream.  Channel cross sections and a longitudinal thalweg profile was measured.  Channel substrate was also measured.  Two automatic temperature recorders were placed within the watershed; one recorder sets within the fenced meadow and the other is just upstream of the gauging station.  A monitoring plan was written in the spring of 2001 to define the protocols for monitoring practices and analysis.  Factors included in this plan are separated into two categories: physical habitat variables and biological variables.  Physical habitat variables consist of:  water and air temperature, stream flow, photopoints, bed material composition, cobble embeddedness, channel profiles, bank stability, large woody debris, riparian canopy cover, and water table level.  Biological variables consist of: salmonid densities, redd densities, macroinvertebrate densities, and riparian vegetation.  Physical habitat variables are monitored every three to five years except temperature and stream flow which are measured continuously.  Biological variables are measured on an annual basis.  Redd counts and snorkel surveys are conducted under the BPA project Nez Perce Tribal Hatchery Monitoring and Evaluation (8335003).

Past Costs

| Year | Expenditures |
| --- | --- |
| 2000 | $63,035 |
| 2001 | $54,342 |
| 2002 | $25,142 |
| 2003 | $82,208 |
| 2004 | $84,382 |
| 2005 | $66,734 |

Project Reports & Technical Papers

2000 – 2005 Annual Reporst: Protect & Restore Mill Creek Watershed

These reports detail significant activities and accomplishments during the contract years  including riparian planting, fence maintenance to protect riparian areas, culvert replacements, and streambank stabilization.

2003 Biological Assessment and Decision Memo: Mill Creek Culvert Replacements

These documents cover the NEPA requirements before implementation of culvert replacements occur.

F. Proposal biological objectives, work elements, and methods

1.  Biological Objective: Develop programs and project proposals (Clearwater Subbasin Management Plan, pg. 52).

A. Work Element: Coordination (118)

Methods: Prepare Partnering Agreements with Nez Perce National Forest to define logistics of projects and funds contributed by each party.  In 2005, the Nez Perce National Forest and the Nez Perce Tribe entered into a five year Participating Agreement to work cooperatively on watershed restoration project.  Each year, we analyze our project load and document the activities, each parties responsibility, and the funding from each agency in a Project Supplement that becomes part of the Mater Agreement.

Timeline: Annually, March - June

- Work Element: Manage and Administer Projects (119)

Methods: Project management includes coordinating project activities, attending meetings, seeking additional funding, attending trainings, preparing statements of work, managing budgets, and completing reports.

Timeline: Annually, yearlong

C. Work Element: Produce Environmental Compliance Documentation (165)

Methods: Produce Environmental Compliance Documentation on Forest Service Lands including Cultural Surveys/Clearance, NEPA, Botanical Surveys, and ESA Consultation.  The Forest Service is ultimately responsible for these documents, but we work together to complete the data collection necessary.  In addition, we work as partners on the reports and consultation with the regulatory agencies.

Timeline: Annually, January - May

D. Work Element: Collect/ Generate Field Data (157)

Methods:  Data is needed to monitor and evaluate biological, chemical and physical habitat parameters that affect salmonid production the Mill Creek watershed. Information will be collected on macro-invertebrates, flow, temperature, sediment composition, and habitat parameters to include channel morphology, valley width index, Wolman Pebble counts, cobble embeddedness, large woody debris, bank stability, and riparian condition and density.

Timeline: Annually, June – August

Note:  Not all parameters are collected each year, such as physical habitat parameters are collected on a rotating five year basis.  Biological parameters are collected each year.

E. Work Element: Analyze/Interpret Data (162)

Methods:  Presence/absence of macroinvertebrates will be estimated using kick net samples.  Temperature, flow, and physical habitat parameters such as cobble embeddedness and stream morphological measurements will be summarized and used to document success for stream restoration activities.

Timeline: Annually, June – August

Note:  Not all parameters are collected each year, such as physical habitat parameters are collected on a rotating five year basis.  Biological parameters are collected each year.

F. Work Element: Produce Status Report (141)

Methods:  Quarterly reports track project work element completion.

Timeline: Annually, quarterly

G. Work Element: Produce Annual Report (132)

Methods: Annual Reports summarize yearly activities.

Timeline: Annually, March

2. Biological Objective:  Protect and restore riparian habitats (Clearwater Subbasin Management Plan, pg. 42-43).

A. Work Element: Plant Vegetation (47)

Methods: Aerial photographs taken in 1927 indicate that 80 percent of the streambanks in upper Mill Creek meadows were lined with riparian hardwood shrubs. In the same reach in 1990, riparian shrubs lined less than 5 percent of the streambanks. Re-vegetation of native shrubs and trees will be planted along riparian corridors to re-establish natural vegetative cover.

Timeline: Annually, April - June

This work element is duplicated from Biological Objective # 6 below, as it addresses both Biological Objectives #2 and #4.  Note: It is only budgeted once.

B. Work Element: Collect/Generate Field Data (157)

Methods:  Abundance of trees will be calculated from circle plots and percentage of cover within riparian zones.  All data will be shared with StreamNet and reported to BPA.

Timeline: Annually, June – August

C. Work Element: Analyze/Interpret Data (162)

Methods:  Abundance of trees will be calculated from circle plots and percentage of cover within riparian zones.  All data will be shared with StreamNet and reported to BPA.

Timeline: Annually, September – March

D.  Work Element: Outreach/Education (99)

Methods:  Educate public through outreach/education for pubic citizens and students.

Timeline: Annually throughout year.

3. Biological Objective:  Reduce the number of artificially blocked streams (Clearwater Subbasin Management Plan, pg. 32).

A. Work Element: Produce Design and Specifications (175)

Methods: Produce design and cost estimates for all culverts the year prior to implementation.  This is a cooperative effort between the Nez Perce National Forest and the Nez Perce Tribe, where both review and approval designs before finalized.  After design is complete, the project is solicited for bids, which are again reviewed by the NPT and the NPNF; a preferred sub-contractor is selected.

Timeline: Annually, September – March

B. Work Element: Install Fish Passage Structure (184)

Methods: Replace Hepner Creek Culvert to open access to 4.0 miles of stream that are currently inaccessible.  Design is being completed during the 2005 field season.  We anticipate that the crossing will be either a bottom-less culvert or a bridge.  It will be designed using stream simulation, so that all aquatic species can pass the crossing, as if it weren’t there.

Timeline:  July – August 2007

C. Work Element: Install Fish Passage Structure (184)

Methods: Replace Merton Creek Culvert to open access to 2.0 miles of stream that are currently inaccessible.  Design is being completed during the 2005 field season.  We anticipate that the crossing will be either a bottom-less culvert or a pipe-arch.  It will be designed using stream simulation, so that all aquatic species can pass the crossing, as if it weren’t there.

Timeline:  July – August 2008

D. Work Element: Collect/Generate Field Data (157)

Methods: A monitoring plan has been developed to gauge the success of culvert replacements. Data is collected at one, three and five year intervals to determine successes and changes that are occurring with culvert replacements and removals.

Timeline:  Annually on a rotating schedule, based on installation, August – September

E. Work Element: Analyze/Interpret Data (162)

Methods:  Data will be collected on whether the culverts are passing fish and whether they meet stream simulation parameters.  Fish surveys will be conducted above and below culverts on the year of the installation and the year after.  Following that, monitoring will be completed on a rotating basis.

Timeline: Annually, June – August

4. Biological Objective:  Reduce water temperatures to levels meeting applicable water quality standards for life stage specific needs of anadromous and native resident fish with an established upward trend in the number of stream miles meeting standards (Clearwater Subbasin Management Plan, pg. 33).

A. Work Element: Plant Vegetation (47)

Methods: Aerial photographs taken in 1927 indicate that 80 percent of the streambanks in upper Mill Creek meadows were lined with riparian hardwood shrubs. In the same reach in 1990, riparian shrubs lined less than 5 percent of the streambanks. Re-vegetation of native shrubs and trees (willow, alder, ninebark, and/or serviceberry) will be planted along riparian corridors to re-establish natural vegetative cover.

Timeline: Annually, April – June

This work element is duplicated from Biological Objective # 2 above, as it addresses both Biological Objectives #2 and #4.  Note: It is only budgeted once.

5. Biological Objective:  Reduce the extent and diversity of noxious weeds (Clearwater Subbasin Management Plan, pg. 45).

A. Work Element: Remove Vegetation (53)

Methods: Inventory of weeds has been completed by the Forest Service and/or Idaho County. Treat noxious/invasive weeds along travel corridors by either pulling or spraying.

Timeline: Annually, June - September

6. Biological Objective:  Reduce negatives impacts of livestock grazing (Clearwater Subbasin Management Plan, pg. 45-46).

A. Work Element: Maintain Vegetation (22)

Methods:  Maintain 2.5 miles of fence in the upper meadow portion of the watershed.  Repair any damaged sections of fence from damage caused by heavy snow loads.

Timeline: Annually, April – June

B. Work Element: Collect/ Generate Field Data (157)

Methods:  Photopoints are taken every three years to document change over time.

Timeline: Rotating, June – August 2008

C. Work Element: Analyze/Interpret Data (162)

Methods:  Photos display visually the change over time at a particular site.

Timeline: Rotating, November - March

G. Facilities and equipment

Activities for this project will be based out of the Nez Perce Tribe Department of Fisheries Resources Management, Watershed Program.  This project has been on-going since 1997 with the cooperation of the Nez Perce National Forest.

Facilities, such as office space are adequate.  This project has one leased vehicle.  An additional vehicle will be leased to complete this project.  This project has one computer, and one additional computer will be purchased.  Computers are replaced on a three to five year rotation.  The program has field vest and hard hats, but a few small items, such as hand tools will be purchased with funds from this proposal.  All heavy equipment will be hired under contract.

H. References

Reference (include web address if available online)

CRITFC. 1995. Wy-Kan-Ush-Mi Wa-Kish-Wit, Spirit of the Salmon, The Columbia River Anadromous Fish Restoration Plan of the Nez Perce, Umatilla, Warm Springs, and Yakama Tribes. Volume I & II, Portland, Oregon.

Ecovista. 2003. Draft Clearwater Subbasin Management Plan.

Ecovista, Nez Perce Tribe Wildlife Division, and Washington State University Center for Environmental Education. 2002. Final Draft Clearwater Subbasin Assessment.

Idaho Department of Health and Welfare, Division of Environmental Quality. 1995. Beneficial Use Reconnaissance Project, Stream Survey Notes.

McRoberts, Heidi. 2004. BIOLOGICAL ASSESSMENT AND ESSENTIAL FISH HABITAT ANALYSIS FOR THREATENED AND SENSATIVE SPECIES Mill Creek Culvert Replacement Projects. Lapwai, Idaho.

McRoberts, Heidi. 2001. Mill Creek Restoration Effectiveness Monitoring Plan. Lapwai, Idaho.

McRoberts, Heidi. 2005. 2004 Annual Report: Protect and Restore Mill Creek Watershed. Lapwai, Idaho.

McRoberts, Heidi. 2004. 2003 Annual Report: Protect and Restore Mill Creek Watershed. Lapwai, Idaho.

McRoberts, Heidi. 2003. 2002 Annual Report: Protect and Restore Mill Creek Watershed. Lapwai, Idaho.

McRoberts, Heidi. 2002. 2001 Annual Report: Protect and Restore Mill Creek Watershed. Lapwai, Idaho.

McRoberts, Heidi. 2001. 2000 Annual Report: Protect and Restore Mill Creek Watershed. Lapwai, Idaho.

National Marine Fisheries Service. 2000. Biological Opinion, Reinitiation of Consultation on Operation of the Federal Columbia River Power System, Including the Juvenile Fish Transportation Program and 19 Bureau of Reclamation Projects in the Columbia Basin.

Nez Perce Tribe and Idaho Department of Fish and Game. 1990. Clearwater River Subbasin Salmon and Steelhead Production Plan. Lapwai and Boise, Idaho.

Nez Perce Treaty of 1855 with the United States Federal Government.

Northwest Power Planning Council. 1994. Columbia River Basin Fish and Wildlife Program. Northwest Power Planning Council. Portland, Oregon.

Northwest Power Planning Council. 2000. 2000 Columbia River Basin Fish and Wildlife Program. Northwest Power Planning Council. Portland, Oregon.

US Army Corps of Engineers, Bureau of Reclamation, Bonneville Power Administration. 2004. Final Updated Proposed Action for the FCRPS Biological Opinion Remand.

U.S. Army Corps of Engineers, Bureau of Reclamation, and Bonneville Power Administration. 2004. Endangered Species Act – Section 7 Consultation Biological Opinion. Consultation on Remand for Operation of the Columbia River Power System and 19 Bureau of Reclamation Projects in the Columbia Basin.

U.S. Fish and Wildlife Service. 2002. Chapter 16, Clearwater River Recovery Unit, Idaho. 196 p. In: U.S. Fish and Wildlife Service. Bull Trout (Salvelinus confluentus) Draft Recovery Plan. Portland, Oregon. http://www.fws.gov/pacific/bulltrout/colkla/recovery/Chapter_16.htm

USDA Forest Service. 2004. Nez Perce Culvert Replacement Project: Decision Memo: Mill Creek Culvert Replacements.

USDA Forest Service. 1998. South Fork Clearwater River Landscape Assessment. Volume I, Nez Perce National Forest, Idaho County, Idaho.

USDA Forest Service. 2001b. Mater Challenge Cost Share Agreement between the Nez Perce National Forest and the Nez Perce Tribe.

USDA Forest Service. 2003. Mater Participating Agreement between the Nez Perce National Forest and the Nez Perce Tribe.

I. Key personnel

# Heidi McRoberts

### Project Manager

Education:

2002 - M.S. – University of Idaho, Moscow, Idaho.

Major: Fisheries Resource Management

1997 - B. S. – University of Dubuque, Dubuque, Iowa.

Majors:  Environmental Science & Biology,

Current Responsibilities: Project Manager; Implement watershed restoration projects: streambank stabilization, riparian re-vegetation, bioengineering, and surveying project areas; contract administration; gathering, analyzing, and interpretation of watershed data; represent watershed program in various interdisciplinary teams; supervise field crews; coordinate program projects.

### Relevant Training:

(   Grants & Contracts Workshop, 2005, Nez Perce Tribe

(   Indirect Cost Workshop, 2004, Nez Perce Tribe

(   Contracting Officer’s Representative Course, 2003, Management Concepts

(   TerraSync and Pathfinder Office Software Training, 2003, Electronic Data Solutions

(   River Assessment & Monitoring, 2002, Wildland Hydrology

(   NEPA Training, 2001 Herrera Environmental Consultants

(  Riparian Zone Ecology, Restoration, & Management Workshop, 2000, NRCS

(  River Morphology and Applications, 2000, Wildland Hydrology

(  The MIKE 11 Workshop, 2000, DHI Water & Environment & Univ. of Idaho

(  First Responder Awareness Level Training, 2000, The Univ of Alabama Birmingham

(  Applied Fluvial Geomorphology, 1999, Wildland Hydrology

(  Forest Plan Implementation, Course 1900-01, 1999, USDA Forest Service

(  Riparian Proper Functioning Condition, 1998, Bureau of Land Management

Employment History:

(  May 1998 – present          	NEZ PERCE TRIBE FISHERIES/WATERSHED

Biologist III

(  Sept. 1997 – May 1998    	EARTH CONSERVATION CORPS/SALMON CORPS

Field Director

(  Summers 1996 – 1997     	STATE OF IDAHO- DEPT. OF ENVIRONMENTAL QUALITY

Biological Technician

Expertise:  Mrs. Heidi McRoberts has a broad educational background in fisheries, environmental science, hydrology, and biology.  Her professional experience includes a background working with habitat assessment, wildlife population counts, electrofishing, water quality testing, field research, and habitat restoration.  Her work requires knowledge of habitat protection, restoration, habitat types, and the relationships between them.

Relevant Job Completions: 1) Project manager for watershed restoration projects within Nez Perce Tribe ceded territory with funding from multiple sources.  2) McComas Meadows stream habitat survey and analysis of stream morphology 3) Culvert replacements and road decommissioning in multiple watersheds.  4) Cattle exclusion fencing of riparian areas & installation of cattleguards and 5) Stream restoration project leader 1998-present

### Mark Johnson

Engineer

Education:

1985 - M.B.A. – California Coast University, Santa Ana, California

Major: Business Administration

1976 - B. S. – University of Washington, Seattle, Washington

Majors:  Forest Engineering

Current Responsibilities: Engineer/supervisor; Implement watershed restoration projects: culvert replacements, road obliteration, streambank stabilization, riparian re-vegetation, bioengineering, and surveying project areas; contract administration; gathering, analyzing, and interpretation of watershed data; supervise field crews; coordinate program projects.

### Relevant Training:

(  River Morphology and Applications, 2005, Wildland Hydrology

(  Interagency Watershed Restoration Coordination Workshop, 2005, Nez Perce Tribe

(  PNW Ecosystems Then and Now, 2004, American Fisheries Society

(  Noxious Weed Identification, 2004, University of Idaho

(  Fluvial Geomorphology for Engineers, 2004, Wildland Hydrology

(  Aquatic Habitat Guidelines, 2004, State of Wash. Fish & Wildlife

(  Designing for Aquatic Species Passage at Road-Stream Crossings, 2004, USFS

(  "NW Stream Restoration Symposium, 2004, River Restoration Northwest

Employment History:

(  June 2003 – present          	NEZ PERCE TRIBE FISHERIES/WATERSHED

Engineer

(  July 2000 – June 2003    	IDAHO CEDAR SALES

Sales Manager

(  October 1978 – July 2000  POTLATCH CORPORATION

Engineer

Expertise:  Professional experience includes a background working with habitat restoration projects, road construction projects, transportation planning, surveying, and field research.  This work requires knowledge of habitat protection, restoration, habitat types, and the relationships between them, as well as project management and procurement of funding.

Relevant Job Completions: 1) Blonde Creek culvert design and construction 2) Whitman Creek streambank stabilization/bioengineering  3) McComas Meadow ditch restoration 4) Installation of culvert replacements in Weaver Creek, Cedar Creek, Nevada Creek, Eva Creek, Kate Creek, and others.

# Robert D. Hills III

### Biologist II

Education:

2005 – B.S. – Humboldt State University, Humboldt, California.

Major: Fisheries Biology, Emphasis Freshwater Ecology

Current Responsibilities: Habitat Biologist; Implement watershed restoration projects: streambank stabilization, riparian re-vegetation, bioengineering, culvert replacements, and surveying project areas; gathering, analyzing, and interpretation of watershed data; represent watershed program in various interdisciplinary teams; coordinate program projects.

### Relevant Training:

(  Basic COR, 2000, USDA Forest Service

(  River Channels, 2001, Dr. Luna Leopold

(  ArcView Training, 2001, Nez Perce Tribe Land Services Division

(  Intro to TerraSync and Pathfinder Office Software Training, 2003, Trimble

(  Applied Fluvial Geomorphology, 2003, Wildland Hydrology

(  River Morphology and Applications, 2003, Wildland Hydrology

(  River Assessment and Monitoring, 2003, Wildland Hydrology

(  Restoration of Aquatic-Species Passage Using Stream Simulation, 2003, USDA Forest Service

Employment History:

(  Aug. 2002 – present          	NEZ PERCE TRIBE FISHERIES/WATERSHED

Biologist II

(  Dec. 2000 – Aug. 2002   	NEZ PERCE TRIBE NATURAL RESOURCES/WATER RESOURCES

Non-point Source Coordinator

(  Summers 1997 – 2000     	USDA Forest Service, Coeur d’Alene River Ranger District

Biological Technician

Expertise:  Mr. Robert Hills has an educational background in fisheries with an emphasis in freshwater ecology.  Course work included watershed management and geomorphology.  His professional experience includes a background working with stream habitat assessments, road assessments, electrofishing, snorkel surveys, and habitat restoration.  His work requires knowledge of habitat protection, restoration, stream habitat types, stream channel processes, and the relationships between them.

Relevant Job Completions: 1) Burnt Creek design/implement culvert removal and culvert installation2) Jim Brown Creek streambank stabilization/bioengineering 3) Lolo Creek and Mill Creek Culvert Prioritization Plan. and 4). Maloney Creek road obliteration project.

# Alison Tompkins

### Biologist I

Education:

2004 – BLA  University of Idaho, Moscow, Idaho.

Major: Landscape Architecture

Current Responsibilities: Biologist; Implement watershed restoration projects: streambank stabilization, riparian re-vegetation, bioengineering, and surveying project areas; restoration effectiveness monitoring: conducting stream surveys for bank stability, riparian vegetation, canopy cover, large woody debris, substrate composition, macroinvertebrates, salmonid densities, channel profiles, stream flows, and analysis and interpretation of watershed data; represent watershed program in various interdisciplinary teams; supervise field crews.

### Relevant Training:

(  River Channels Course, 2005, Teton Science School

(  Rivermorph Applications, 2005, Pilot View Resource Conservation and Development, Inc.

Employment History:

(  December 2004 – present            	NEZ PERCE TRIBE FISHERIES/WATERSHED

Biologist I

(  June 2004 – August 2004    	NEZ PERCE TRIBE FISHERIES/WATERSHED

Fisheries Technician I

(  Summer 2002 and 2003    		DON BRIGHAM PLUS ASSOCIATES

Landscape Architecture Intern

Expertise:  Mrs. Alison Tompkins has a broad educational background in science and land use planning, biology, fish ecology, soils, plant materials, and surveying and construction methods.  Her professional experience includes a background working with habitat assessment, fish population counts and tracking, electrofishing, habitat restoration, and drafting construction documents.  Her work requires knowledge of habitat protection, restoration, habitat types, and the relationships between them.

Relevant Job Completions: 1) Restoration effectiveness monitoring of Meadow Creek, Mill Creek, and Lolo Creek watersheds, 2) Re-vegetation of streambanks in Meadow Creek, Mill Creek, and Lolo Creek watersheds.

Joe Bonn

### Assistant Forest Engineer

### Nez Perce National Forest

Education:   	BS -- Oregon State University  1982

Civil Engineering

BS -- Oregon State University 1982

Forest Management, Forest Engineering

Current Responsibilities: Program management with responsibilities for

engineering road program in planning, design, and construction.

Relevant Job Experience: 19 years experience in planning, road location,

harvest design, road design, road and bridge construction with the Nez

Perce National Forest and the Oregon Department of Transportation.

# Wayne Paradis

### Fisheries Biologist

Nez Perce National Forest

Education:

1972 – B.S. Mankato State University, Mankato, MN

Current Responsibilities: Lead district Fisheries Biologist in active management of the fisheries resource and watershed activities on the Clearwater Ranger District.  Collect, analyze and interpret data for management decisions on fisheries and watershed resource issues.  Improve and/or enhance water quality and fisheries habitat for resident and anadromous fish species.  Represent the Fisheries/Watershed Department on interdisciplinary teams.

Relevant Training:

Instream Flow Incremental Methodology, 1989, COLORADO STATE UNIVERSITY

Fisheries Bioengineering Symposium, 1991, AMERICAN FISHERIES SOCIETY

Wildlife Habitat and Plant Management, 1992, UTAH STATE UNIVERSITY

Pacific Salmon and their Ecosystems, 1994, UNIVERSITY OF WASHINGTON

Fish Habitat Management, 1995, VIRGINIA POLYTECHNIC INSTITUTE

Stream Classification and Applications, 1995, WILDLAND HYDROLOGY

Natural Resources Policy, Values, and Economics, 1997, UNIVERSITY OF GEORGIA

Leadership and Communications, 1995, VIRGINIA POLYTECHNIC INSTITUTE

Employment History:

1995 to Present:  U. S. Forest Service.

1988 to Present:  Fishery Biologist, Clearwater Ranger District.

1984-1988:  Project Technician, South Fork Clearwater Enhancement, BPA.

1983:  Crew Leader, Lolo Creek Fish Habitat Improvement, BPA.

Reports and Publications:

“To Hell and Back: Rehabilitation of a Placer Mined Stream.”  1987.

Annual Reports to Bonneville Power Administration.  1984-1988.

Final Report, South Fork Clearwater River Habitat Enhancement, BPA.  1992.

### Ira Jones

Clearwater Subbasin Focus Coordinator/

### Habitat/Watershed Manager

Education:  University of Montana, Missoula, MT

Major:   Wildlife

Current Responsibilities:  Provide oversight and coordination of High-Priority and on-going watershed projects, analyze programs, laws, policies related to watershed management, facilitate development of criteria to identify critical fisheries habitat, develop a system to apply criteria to watershed for project development and administration, prepare and plan documents for watershed habitat coordination, provide educational presentations and workshops for watershed management and proposal development, and provide assistance to project proponents with proposal development, implementation, monitoring and watershed assessment.

Employment History:

(March 1997 – present: 	NEZ PERCE TRIBE FISHERIES/WATERSHED

Habitat/Watershed Manager

( June 1986 – March 1997: 	UNITED STATES FOREST SERVICE, REGION ONE.

Tribal Government Program Manager

(  Dec. 1980 – June 1986:	UNITED STATES FOREST SERVICE, REGION ONE.

Facilities Manager

( July 1974 – Oct. 1979	UNITED STATES FOREST SERVICE, REGION ONE.

Fire Cache Work Leader

Relevant Job Completions:  1)  Coordinated and developed Clearwater River Subbasin Policy Advisory Group, including aquatic and terrestrial committees; coordinated the initiation of the Clearwater River Subbasin Assessment and Plan (In progress).  2)  Coordinated National, Multi-Regional, and Regional Civil Rights Conferences. 3) Facilitated Treaty Rights workshops with host tribes and multi-government agencies, and organized and conducted Tribal Relations Training primarily for management level from the U.S. Forest Service, Tribes, Bureau of Land Management, and the Bureau of Indian Affairs.  4) Introduced, implemented, and managed the Inter-Tribal Youth Practicum’s for careers in natural resources and leadership within the U.S. Forest Service Regions 1, 5, 9, and 10.  5) Developed an Intergovernmental Personnel Act (IPA) position to work with the Salish Kootnai College to teach environmental science courses and develop a four-year natural science curriculum at the college.  This three-year position and the program developed into a four-year accredited degree program in the fall of 1996.

Scott Russell

Nez Perce National Forest Fisheries Biologist

Matching Funds Contributions

# Education:  BS in Biological Sciences with honors from Stanford University in 1977.

Current Responsibilities:  Forest Fisheries Biologist with Nez Perce National Forest.  Primary responsibility is that of Program Manager and technical specialist involved with Forest planning, habitat protection and restoration, monitoring and evaluation, and ESA consultation.

Relevant Job Experience:  Extensive experience (21 years) with fish habitat protection and restoration on numerous Forest Service management units:  Siuslaw N. F., Tongass N.F., Misty Fiords N. M. and Nez Perce N. F.